Fostering multi-country cooperation over conjunctive surface and groundwater management in the Bug and Neman Transboundary River Basins and the underlying aquifer systems

PROJECT DOCUMENT

In the document the “UNESCO Division of Water Sciences -Secretariat of the Intergovernmental Hydrological Programme”,                  acronym is UNESCO IHP

| Project title: Fostering multi-country cooperation over conjunctive surface and groundwater management in the Bug and Neman Transboundary River Basins and the underlying aquifer systems |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Countries: Belarus, Ukraine | Implementing Partner (GEF Executing Entity): Executing Entity UNESCO IHP |  |  |  |  | Execution Modality: Agency Execution |
| Contributing Outcome (UNDAF/CPD, RPD, GPD):3.1: By 2020, policies have been improved and measures have been effectively implemented to increase energy efficiency and production of renewable energy, protect landscape and biological diversity and reduce the anthropogenic burden on the environment. |  |  |  |  |  |  |
| UNDP Strategic Plan Output: - Primary Output 1.3: Solutions developed at national and sub-national levels for sustainable management of natural resources, ecosystem services, chemicals and waste. - Indicator 1.3.1: Number of new partnership mechanisms with funding for sustainable management solutions of natural resources, ecosystem services, chemicals and waste at national and/or subnational level. - Secondary Output 2.5: Legal and regulatory frameworks, policies and institutions enabled to ensure the conservation, sustainable use, and access and benefit sharing of natural resources, biodiversity and ecosystems, in line with international conventions and national legislation. Output Indicator 2.5.2: Number of countries implementing national and local plans for integrated Water Resource Management. |  |  |  |  |  |  |
| UNDP Social and Environmental Screening Category: Medium |  |  | UNDP Gender Marker: 1 |  |  |  |
| Atlas Award ID number: 00119148 |  |  | Atlas Project ID number: 00115699 |  |  |  |
| UNDP-GEF PIMS ID number: 5876 |  |  | GEF Project ID number: 9767 |  |  |  |
| LPAC meeting date: TBA |  |  |  |  |  |  |
| Latest possible date to submit to GEF: 30 May 2019 |  |  |  |  |  |  |
| Latest possible CEO endorsement date: NA |  |  |  |  |  |  |
| Planned start date: 1 September 2020 |  |  |  | Planned end date: 31 August 2024 |  |  |
| Expected date of Mid-Term Review: 31 Oct 2022 |  |  |  | Expected date of Terminal evaluation: 31 March 2024 |  |  |
| Brief project description: The proposed project intends to assist Belarus and Ukraine in (i) joining forces with Poland and Lithuania to reach a common understanding of the water resources of the shared basins, of the existing pressures and drivers of change impacting the sustainability of the resources and of the dependent ecosystems, in particular increasing climatic variability and change and to move towards joint planning and management of the basins, (ii) to come to an agreement on the policy, legal and institutional reforms, and the investments that will be needed to improve water security and resilience to the impacts of climatic variability and change, and to the enhance the sustainability of the transboundary freshwater resources and dependent ecosystems in the Bug and Neman basins, and (iii) accelerate the transformative processes by pilot testing of conjunctive management solutions, and by consolidating transboundary coordination and cooperation. To do so, the project will adopt the TDA – SAP approach and methodology, expanded to include an assessment of the present and likely future impacts of climatic variability and change, an attempt to unravel conflicts at the water nexus, the characterization in terms of quantity and quality of the groundwater resources of the region, both confined and unconfined. |  |  |  |  |  |  |
| (1) Financing Plan |  |  |  |  |  |  |
| GEF Trust Fund |  |  | USD 2,731,050 |  |  |  |
| - Total Budget administered by UNDP |  |  | USD 2,731,050 |  |  |  |
| (2) CONFIRMED co-financing |  |  |  |  |  |  |
| UNDP |  |  | USD 200,000 in-kind |  |  |  |
| Recipient Governments: Belarus, Ukraine |  |  | USD 4,400,000 in-kind |  |  |  |
| Collaborating Government: Lithuania Collaborating Government: Poland |  |  | USD 1,000,000 in-kind USD 1,000,000 in-kind |  |  |  |
| Donor Agency: UNECE |  |  | USD 1,200,000 in-kind |  |  |  |
| Donor Agency: UNESCO |  |  | USD 1,650,000 in-kind |  |  |  |
| - Total confirmed co-financing |  |  | USD 9,450,000 |  |  |  |
| - Grand-Total Project Financing (1)+(2) |  |  | USD 12,181,050 |  |  |  |
| Signatures |  |  |  |  |  |  |
| Signature: print name below |  | Agreed by UNESCO |  |  | Date/Month/Year: |  |
| Signature: print name below |  | Agreed by UNDP |  |  | Date/Month/Year: |  |
| Key GEF Project Cycle Milestones: Project document signature: within 25 days of GEF CEO endorsement First disbursement date: within 40 days of GEF CEO endorsement Inception workshop date: within 60 days of GEF CEO endorsement Operational closure: within 3 months of posting of TE to UNDP ERC Financial closure: within 6 months of operational closure |  |  |  |  |  |  |

Table of ContentsI.	LIST OF ACRONYMS	8

II.	DEVELOPMENT CHALLENGE	10

2.1. The Baseline Scenario	12

2.1.1. The Bug River Basin and Related Aquifers	13

2.1.2. The Neman River Basin and Related Aquifers	24

2.2. National and regional policy and institutional framework: Belarus	32

2.3. National and regional policy and institutional framework: Ukraine	34

2.4. National and regional policy and institutional framework: Lithuania:	39

2.5. National and regional policy and institutional framework: Poland:	39

2.6. National and regional projects and plans	42

International projects	42

National plans – Belarus	43

National plans - Ukraine	44

III.	STRATEGY	45

3.1. The Theory of Change: from outcomes to impacts: (Following page)	45

IV.	EXPECTED RESULTS	53

4.1. Partnerships:	53

4.2. Risks and Assumptions:	54

4.3. Sustainability, potential for scaling up, and innovation:	54

4.4. The project	55

4.5. Coordination	68

4.6. Consistency with National Priorities	69

4.6.1. BELARUS	69

4.6.2. UKRAINE	70

4.7. THE 2030 AGENDA	71

4.8. Stakeholder engagement	71

4.9. Gender Equality and Women’s Empowerment	79

V.	FEASIBILITY	83

5.1. Incremental cost reasoning	83

5.2. Social and environmental safeguards (SESP)	83

VI.	Results framework	85

VII.	MONITORING AND EVALUATION	93

7.1. M&E Oversight and monitoring responsibilities :	93

7.2. Audit:	95

7.3. Additional GEF monitoring and reporting requirements:	95

7.4. Monitoring and Evaluation Plan and Budget:	97

VIII.	PROJECT MANAGEMENT AND GOVERNANCE ARRANGEMENTS	99

8.1. Cost efficiency and effectiveness:	99

8.2. Project management:	99

8.3. Agreement on intellectual property rights and use of logo on the project’s deliverables and disclosure of information:	102

IX.	LEGAL CONTEXT	106

X.	RISK MANAGEMENT	107

10.1. Project-specific risk management considerations	109

XI.	FINANCIAL PLANNING	111

11.1. Financial planning and management:	111

XII.	Total budget and work plan	114

XIII.	MANDATORY ANNEXES	119

ANNEX A. Multi-year Workplan	121

ANNEX B: Core Indicators (provided separately)	125

C: Terms of reference (TECHNICAL CONSULTANCIES - OVERVIEW)	136

ANNEX D: Terms of reference (PROJECT STEERING COMMITTEE AND PROJECT MANAGER)	138

ANNEX E. Social and Environmental Screening template - (provided separately)	141

ANNEX F. Co-financing letters (provided separately)	142

ANNEX G. Gender Analysis (provided separately)	143

ANNEX H. Overview of the meetings conducted with relevant stakeholders during the PPG phase.	144

# LIST OF ACRONYMS

BOD5: Biological Oxygen Demand

BWMA: Basin Water Management Administrations

CAD: Current Account Deficit

CO: Country Office

CSOs: Civil Society Organizations

DBC: Dnieper-Bug Canal

DIKTAS: project on the Protection and Sustainable Use of the Dinaric Karst Transboundary Aquifer System

EA: Executing Agency

EIA: Environmental Impact Assessment

ENVSEC: Environment and Security International Initiative

EP: Executing Partners

ESMF: Environmental and Social Management Framework

EUWI+: European Union Water Initiative plus

GEF IW:LEARN: Global Environment Facility's (GEF) International Waters Learning Exchange and Resource Network

GEF: Global Environment Facility

GEF OFP: GEF Operational Focal Point

GEF IEO: GEF Independent Evaluation Office

IA: Implementing Agency

IAH: International Association of Hydrogeologists

IMGW-PIB: Polish Institute of Meteorology and Water Management – National Research Institute

MENR: Ministry of Ecology and Natural Resources

MGMIZS: Ministry of Maritime Economy and Inland Navigation

MTAS: Mesozoic Transboundary Aquifer System

MTR: Mid-term Review

MW: megawatt

NATO: North-Atlantic Treaty Organization

NBS: Nature-Based Solutions

NGOs: Non-governmental Organizations

NPFP: National Project Focal Point

OSCE: Organization for Security and Cooperation in Europe

PCU: Project Coordination Unit

PIG-PIB: Polish Geological Institute – National Research Institute

PIR: Project Implementation Review

PSC: Project Steering Committee

PSHM: Polish State Hydrological and Meteorological Service

RBC: River Basin Commission / River Basin Committee

RBD: River Basin District

RBMP: River Basin Management Plan

RUE CRICUWR: Republican Unitary Enterprise "Central Research Institute for the Integrated Use of Water Resources"

SAP: Strategic Action Programme

SDG: Sustainable Development Goals

SEA: Strategic Environmental Assessment

SEI: State Environmental Inspection

SESP: Social and environmental safeguards

SGSSU: State Geological and Subsurface Survey of Ukraine

SSGMR: State Service of Geology and Mineral Resources

TDA – SAP: Transboundary Diagnostic Analysis/Strategic Action Programme

TE: Terminal Evaluation

TEA: technical and economic assessment

TORs: Terms of Reference

UAH: Ukrainian Hryvnia

UNDP IEO: Independent Evaluation Office

UNDP: United Nations Development Programme

UNDP-GEF RTA: UNDP-GEF Regional Technical Adviser

UNDP POPP: UNDP Programme and Operations Policies and Procedures

UNDP-OAI: UNDP Office on Audit and Investigation

UNDP IEO: UNDP Independent Evaluation Office

UNDP ERC: UNDP Evaluation Resources Centre

UNECE: United Nations Economic Commission for Europe

UNESCO:  United Nations Educational, Scientific and Cultural Organization:

UNESCO-IHP: United Nations Educational Scientific and Cultural Organization – Intergovernmental Hydrological Programme

UNIDO: United Nations Industrial Development Organization

UNSMS: United Nations Security Management System

WB: water bodies

WBMAs: water basin management administrations

WFD: EU Water Framework Directive

# DEVELOPMENT CHALLENGE

In the North Eastern European region draining into the Baltic Sea Basin, Belarus, Lithuania, Poland and Ukraine share a post-glacial depositional morphology and extensive transboundary freshwater resources, both surface and groundwater.

The present project focuses on two adjacent and artificially interconnected basins of high regional and global significance: the Bug River Basin shared by Belarus, Poland and Ukraine, and the Neman River Basin shared by Belarus, and Lithuania. These rivers are little regulated, and show diversified channel depth and width along the river course, characterized by many intermittently flooded areas and shallow ponds, which host rich aquatic biodiversity.

Various aquifers, from shallow unconfined to deeper largely confined ones, including part of the very large Baltic Artesian Groundwater Basin along the northern flank and the regionally extensive Mesozoic Aquifer System, underlie the region. This regional aquifer system closely interacts with lakes and surface water – bringing the surface-groundwater linkage into prominence - and supports diverse and rich terrestrial and aquatic ecosystems in the four riparian countries, including one of the richest forested wetlands in the region. The transboundary aquifer system underlies the Bug Basin Ecological Corridor as well as one of the European Transboundary Biosphere Reserve, extending beyond the surface catchment of the Bug. Groundwater contribution to the flow of the two rivers is high, estimated to over 60%.

Within an overall governance context characterized by initial efforts to establish basin-wide transboundary water resources management frameworks, weak national groundwater governance and monitoring, and lack of recognition of the intimate interlinkages between surface and groundwater characterizing the region, the following are the key issues of transboundary concern:

- The land surface of the basins has been extensively utilized for agriculture, though there remain important replanted and primeval forested natural areas – many in the low-lying lands where groundwater discharges to flood plains, marsh, boggy lands and glacial lakes. The consequence of excessive engineered drainage of swamplands and land reclamation for agriculture is a lowering of both surface and groundwater levels, decline of recharge to aquatic ecosystems, progressive separation of floodplain lakes, as well as eutrophication and decline of biodiversity;

- Mine water discharges from Lublin–Lviv coal fields, usually untreated and disposed to retention basins or to streams;

- Hotspots of over abstraction of groundwater in urban centers;

- Increasing use of the lakes, rivers and the banks and forested plains for tourism and recreation by tour operators unaware of eco-tourism and sustainable principles;

- Untreated wastewaters discharge from poorly operating communal and industrial sewage treatment plants;

- Agriculture and application of agrochemical and the related threats, including land degradation;

- Accumulation of polluted waters in the low lands, especially swamp lands;

- Waste accumulating in streams, lakes and water bodies;

The region has been so far only mildly affected by extreme climatic events. However, medium and long-term projections show that the situation may rapidly change: for example, the length of droughts is expected to increase in the major part of the Neman basin. The following are the main observed and expected impacts of climate variability and change:

- Statistically significant increase in annual, winter and summer temperature (largest changes observed in January);

- Statistically significant increase in winter precipitation;

- Decrease in maximum spring flood discharge and increase of the minimum winter flow in large part of the region;

- Possible increase of the risk for eutrophication during the summer season, notably in those parts of the basin where runoff is expected to decrease during this season. Notably pollution with phosphorus compounds could be critical;

## 2.1. The Baseline Scenario

### 2.1.1. The Bug River Basin and Related Aquifers

The Bug River is the most important transboundary tributary to the Vistula. Belarus, Poland and Ukraine share this 772-km long sub-basin having its source in the L’viv region (Ukraine). The river forms part of the border between Ukraine and Poland, passes along the Polish-Belarussian border, flows within Poland, and empties into the Narew River, a tributary of the Vistula (actually Zegrzynskie Lake, a man-made water reservoir). The Bug has three transboundary tributaries: the Solokija and Rata (Poland-Ukraine), and the Muhavetsa/Muchawiec (Poland- Belarus). The Bug is connected through the Dnieper-Bug Canal and the Muhavets and Pina rivers with the Pripyat River, and is connected through the Narew River with the Neman Basin.

While the hydrographic Bug Basin is a natural environmental management unit, the underlying aquifer systems extend beyond the catchment boundaries. The lands overlying the transboundary aquifers are situated in the north-western part of Ukraine, south-western Belarus and the central-eastern part of Poland.

The total surface area of the Bug basin is 39.4 thousand km2, which is 19.3% of the Vistula basin. Poland occupies 49% of the basin, while Belarus and Ukraine occupy 23% and 27% respectively.

Belarus, Poland and Ukraine share extensive transboundary groundwater resources. The major one – often referred to as the Mesozoic Transboundary Aquifer System (MTAS) – roughly coincides with the transboundary Bug River Basin. MTAS comprises of groundwater in the Cretaceous, Tertiary & Quaternary formations; the groundwater in pre-Cretaceous formations has only limited relevance. Groundwater plays a major role in the total water resources of the region, as well as the Bug basin. In the southern part of the basin, important and extensive transboundary aquifers occur in the Cretaceous limestone aquifers that underlie the upper portion of the basin, and more locally in small, unconsolidated sandy deposits overlying the limestone. In the northern part, groundwater occurrence is in discontinuous transboundary aquifers and is abstracted for supply from extensive, but relatively shallow, aquifers within Tertiary and Quaternary alluvial and glacial sediments. The Wlodawka tributary, which is at the geological contact between the two aquifer systems, is also the region with several groundwater dependent lakes, partially recharged from the south. In the southern part of the river basin, the Cretaceous Limestone form an underlying transboundary aquifer shared by Poland and Ukraine and in the northern part the Tertiary and Quaternary sediments form an overlying transboundary aquifer shared by Poland and Belarus.

#### Surface water resources and related ecosystems

The average annual rainfall in the Bug Basin varies from 550 – 800 mm across the region and the annual average flow at the confluence with the Vistula is 157m3/s. Average total run-off has been estimated to 4.8 km3 per year but the river and tributaries are characterized by a large irregularity of flow. In 2006, the total outflow from the river basin was estimated at 3.8 km3, of which 1.4 km3 originated in Poland, 1.1 km3 in Belarus and 1.3 km3 in Ukraine. About 4% of the flow can be stored in reservoirs. The share of groundwater has been estimated to 68% of the total runoff.

In 2000 the total number of people in the river basin was 3.735 million, 48% of whom live in the Ukrainian part, 36% in the Polish part and 16% in Belarus. The average density of population is 95 people per square kilometer. More than 47 % of the population lives in the countryside and small towns. The current basin population (1 January 2018) in Ukraine is 1.52 million people.

The mean elevation of the basin is, in the Ukrainian part, 252m a.s.l., and in the Belarusian part about 140-150m a.s.l. The biggest agglomerations in the basin are: L’viv (Ukraine, 760,000 inhabitants), Brest (Belarus, 300,000 inhabitants) and Chelm (Poland, 69,000 inhabitants).

Arable land covers 45 % of the river basin area, and a further 18 % is grassland. Forests grow on 27% of the area. The natural vegetation includes coniferous forest, broad-leaved forest, derivative broad-leaved forest, small-leaved derivative forest, mossy and grassy swamps and meadows. The forested lands include mature plantations.

A large transboundary wetland complex in the middle course of the Bug River stretches across the boundaries of Belarus, Poland and Ukraine. It covers the western part of the Polesie bio-geographical region (which is shared also by the Russian Federation in the east), and also partly belongs to the catchments of the Wieprz and Pripyat rivers. This well-preserved natural wetland area constitutes part of the Bug River ecological corridor, which is considered a “backbone” of the Pan-European Ecological Network. The region is very important for the protection of swamp fauna and flora and for breeding and migrating waterfowl, waders and other water birds. Various wetland ecosystems include first of all rivers (Bug, its tributaries and other small rivers) with floodplain forests and meadows, as well as numerous lakes, river backwaters, fens, transitional mires and raised bogs.

The basin has a mainly agricultural character, is in general poorly industrialized except for a developed food industry. Fish farming has some importance in Ukraine and Poland but less so in Belarus.

In Belarus monitoring of surface water quality is done at 21 monitoring stations: 17 stations on the nine rivers and 4 stations on the two lakes. Hydrobiological monitoring is conducted on the Bug transboundary river district, on its tributaries Muchavets, Lesnaya, Pravaya, Rita and on Belavegskaya Pucha and Luckovskoye reservoirs. In Ukraine monitoring of surface water quality is done at 13 monitoring stations. 29 parameters are measured by laboratories of Volyn hydrogeologic melioration group and Lviv hydrogeological melioration expedition. Frequency of sampling (once per quarter) does not allow to get high confidence data. The monitoring network, parameters, assessment methods do not correspond to the ones required by the EU Water Framework Directive. However, on 19 September 2018 the Cabinet of Ministries of Ukraine adopted the resolution 758 on state water monitoring which will serve as a basis for developing water resources monitoring system in accordance with WFD starting from January 2019.

The channel depth and width of the river varies significantly and the river creates many intermittently flooded areas and shallow ponds, which host rich aquatic biodiversity. The main area of lakes is in the central part of the Bug basin. The Bug flows in a valley of changeable width and meanders strongly in many segments. The flood plain is low and swampy, and dissected by land reclamation systems.

In the upper part of the basin in Ukraine, the morphology of the River Bug and its tributaries has been changed significantly during the last fifty years, and as a result the river ecosystem has been affected. For example, the River Poltva flows in pipes for a distance of 10 km. The Rata River is regulated for 52 km and the Solokiia River is regulated throughout its whole length. The Bilostok river bed is straightened and canalized, the River Luha is the recipient of irrigation systems and the River Neretwa is the main canal of the Neretwa irrigation system. At the same time, due to inadequate maintenance of flood protection structures, the lowland regions of the Bug River quite often experience flooding.

In the Belarusian part of the basin there are more than three dozen canals. The largest canals are the Dnieper-Bug Canal (DBC), Orekhovsky, Korolewsky and Bona. The DBC connects the Mukhavets River with the Piana, which is a tributary of the Pripiat. The western part of the DBC receives water from at least 17 drainage systems which regulate the water regime of a land area of 110 km2 and is important for flood management. The canal was built more than a 100 years ago as a navigable canal. Currently the DBC is the basis not only for water transport but also for drainage, agriculture and fish farming. The DBC is also part of the national transportation system and was previously used for transport. There are ideas in Poland and Belarus to develop DBC further for transport.

The total length of regulated rivers and canals in the Polish part of the Bug River basin is about 2,000 km. There are about 400 regulating structures, of which about 300 are weirs, both fixed and movable. The Wieprz-Krzna Canal is the major hydraulic structure influencing ecological conditions and water issues in the Polish part of the Bug River basin. The Canal takes water from the Wieprz, and through a system of delivery ditches, rivers and storage reservoirs distributes it over the area of watershed segments of the Wieprz and the Bug.

There are 7 main reservoirs in Ukraine (total volume 48 million m3) that are mainly used for cooling water and flood regulation but some also have an important ecological function. In the L’viv region, the largest reservoir in the Bug River is Dobrotvir which is used mainly as a cooling water reservoir. In Belarus, there are 11 water reservoirs whose full storage volume is 65 million m3. The water reservoirs are used to provide fish farms and for irrigation of the adjacent land. The reservoirs in Poland (120 with a total volume of 49 million m3), the most important being Zegrzynskie Lake (see above), are mostly used for serves to satisfy the population's needs, such as for as drinking water and irrigation. They are also important for recreation, fish-breeding and fire-fighting.

#### Water use

In the territory of the Republic of Belarus, water from the Bug River is not used very intensively. For example, in 2009, the overall approximate indicator of the selected water (mainly for drinking water) was 250 million m3, while 55-62% of the selected water was groundwater. Of the 250 million m3, the needs of agriculture accounted for 24-35%, and the needs of industry accounted for 4-9%.

Already in 2017, the total water intake from the Bug River basin in the Republic of Belarus was 67 million m3 with 75% from groundwater and 25% from surface water. Surface waters were used for fish farming (75%), as well as for industry (20%), housing and communal services (4%), and for agriculture (4%). In turn, the extracted groundwater is used for economic and municipal purposes (68%), as well as for agriculture (21%) and industry (11%).

Part of the upper Pripiyat runoff is discharging to the Dnieper-Bug Canal and to the river Mukhavets,  in order to maintain water levels in the Bug River Basin in the summer and low-water periods.

In Ukraine, some 12% of water is used in the energy sector. In 2017 the total water intake by users in Ukraine was of 74 million m3: 88% from groundwater and 12% from surface water. Economic water use was 50 million m3, including 15 million m3 by agricultural enterprises, 10 million m3 by industrial enterprises, 22 million m3 by communal enterprises, and 2 million m3 by other economic users. The difference between water intake and used amount of groundwater (24.6 million m3) is the total volume of pumped water from mines and water losses during transportation. The main source of drinking water supply is ample and high-quality groundwater.

The use of water for irrigation is most developed in Poland.

#### Pressures

The consequence of land drainage for agriculture is a decrease of surface and ground water levels, decline of recharge to aquatic ecosystems, progressive separation of floodplain lakes, as well as eutrophication and decline of biodiversity. The river is characterized by large water level fluctuation and to protect appropriate conditions for aquatic life, it is necessary to have certain minimum levels of water. Over 20 species of vertebrates have become extinct in the region. Swamp draining, effectively lowering groundwater level, significantly affects populations of small mammals, living both in swamps and adjacent forests. The numbers of waterfowl and waders have decreased, especially during the last 20-30 years.

The main watercourse of the Bug River is only regulated in its upper stretch in Ukraine (Dobrotvirsk and Sokalsk dams), but its tributaries are heavily regulated, in particular in Ukraine (more than 218 dams) and Poland (more than 400 dams). As a consequence, there are persistent changes in the population of migrating fish. Such species as eel, trout and vimba are now very rarely seen in the Bug. The impact of these hydro-morphological changes is assessed by Ukraine as widespread and severe, and Poland also reports them as a pressure. Draining has reduced the extent of wetlands.

Flood events are frequent in all parts of the basin. Frequently, lack of sufficient finances for maintenance of existing hydraulic infrastructure has resulted in economic losses for the population and the economy. Flood protection is achieved by the system of canals and protective river embankments. Flooding occurs most frequently during snow melting in March and April.

Main wastewater discharges to surface waters are from urban sources, making up 40% of all point discharges. Downstream from Lviv wastewater discharges and as far as the border section, bacteriological pollution of the river is high and recreation activities are not recommended. Discharges of polluted communal wastewater in surface waters are due to outdated treatment technologies and insufficient funds for repair and reconstruction.

Pollution from agriculture and the food-processing industry are widespread pressure factors. With the closing of large animal husbandry farms, the impact of the agricultural sector has been significantly reduced in Ukraine in past years while such farms remain a problem in Belarus. In Volyn Oblast, Ukraine, the main polluter is “Europatsukor” – a sugar production plant.

Other sources of pressure are: construction materials production (in Poland), metal industry and wood processing (in Belarus), light industry, mining and energy production (in Ukraine). Otherwise, the impact of industrial wastewater discharges seems to be insignificant.

Landfills and their drainage waters are significant polluters of surface waters and groundwaters. In Ukraine, many operating landfills are not in line with sanitary conditions, have exceeded their planned capacities, and do not have equipment for processing trash. In Poland, landfills are also a pressure factor.  Accumulation of waste may also be a problem in streams and lakes.

The upper reaches of the Bug River in Ukraine are rich in mineral springs and suitable for recreational purposes. In Belarus and Poland many sites in the river basin are also important for recreation.  The development as a tourist destination with recreational services as river canoeing, hiking and camping in the forested areas may become a pressure where infrastructure and tour operators are not considering the need for protection. Eco-tourism is on the rise but further efforts to apply principles of sustainability would be welcome.

The Lviv-Volynskyi deposit of coal in the Ukrainian part of the Bug river basin is one of the three big coal basins in Ukraine. At present only 12 coal mines are in operation in the Ukraine part of the basin. In closed mines in Lviv and Volyn Oblasts (Novovolynsk town and Zhovtneve village (Ivanchivsky rayon), Chervonograd, Girnyk village (Sokal rayon), one can observe inundation by groundwater. To prevent hazardous pollution especially by heavy metals, the groundwater should be pumped out of the mines.

At present, the depth of Khotyslav quarry in Belarus is not significant (down to 15 m) and only silicate sand is being extracted. No significant impact on water level has been registered yet. However, there are plans for extraction of chalk that will increase the depth to 50 m. This may lead to a negative impact on water levels in the Shatski Lakes Ramsar site which will require additional research and protected measures. Regular monitoring of groundwater water levels is done by laboratory of Volyn Oblast Water Management Board.

There are plans to restore the “E40 Waterway” which connect the Baltic Sea and Black Sea through the river Vistula, Dnieper-Bug canal, and the rivers Pripyat and Dnieper. The Polish Ministry of Maritime Economy and Inland Navigation continues works on the preparation of the program for the waterway of the Vistula River (along with E-40 Warsaw-Brest). The results of analyses and studies will provide specific information with regards to the scope of investments necessary for the development of inland waterway transport and the detailed costs and benefits associated with their implementation. The draft program will be subject to an Environmental Impact Assessment, in accordance with the requirements of Polish and EU law. Public participation will be ensured in consultations.

#### Status

Preliminary delineation of the surface water bodies in the Belarus part of the Bug basin was made in 2015 applying EU documents “Identification of the water bodies” and “Identification of the heavily modify water bodies”. All surface water bodies (WB) were delineated with more than 100 km2 catchment area (river water bodies) and with surface area more than 0.5 km2 (lakes). 31 river water bodies and 6 lakes water bodies were delineated in the Bug River Basin in Belarus.

In Ukraine the national methodology on surface and ground water bodies delineation was recently adopted by the Ministry of Justice (Order of the Ministry of Ecology and Natural Resources #5 14, January 2019). This methodology, developed in accordance with the Water Code and the EU WFD and, is applicable and common to the whole country of Ukraine (to both national and transboundary River Basin Districs). Furthermore, the State Geology Agency is responsible for the delineation of groundwater bodies in Ukraine.

Under this national methodology, system A is selected for rivers (with additional class for descriptor “altitude” 200-500 m) and lakes. First RBMP will include all rivers including smaller than 100 km2   but longer than 10 km (there is no complete list of small rivers at present) and all lakes larger than 0.5 km2. Representatives of the Bug and San water management administration have taken part in several trainings on surface water delineation and are able to conduct this task under the supervision of delineation experts.

Ecological Status of surface water bodies in Belarus was determined for 26 surface WB (data from 2015-2016) on the basis of hydro-chemical and hydro-morphological quality elements. According to the classification system with five classes the following distribution was found: 2 WB (7,65%) - very good status; 12 WB (46,2%); good status; 10 WB (38,5%) moderate status; 2 WB (7,65%) – poor status; 0 WB – bad status.

12 water bodies in Belarus were identified at risk not to reach good ecological status: The rivers Rudavka and Narev – poor status for hydrobiological elements because of very dry period of 2015; rivers Kopauvka, Spanovkam, Bug, Muchavets, Lesnaya Rita – moderate status hydrobiological elements; rivers Bug, Lesnaya Pravaya and Oltushskoye reservoirs -  moderate status for hydro-chemical elements; river Muchavets– moderate status for hydrobiological and hydro-chemical elements. There are 10 surface WB where additional field studies are needed.

The following pollution levels were recorded in 2017 by monitoring stations in Ukraine: Heavily polluted – Poltva river, Kamyanopil village, downstream Lviv wastewater treatment plant; Moderately polluted – Bug river in the monitoring stations in Kamyanka-Buzka, Dobtrotvir water reservoir; Weakly polluted / clean (all other monitoring stations).

It is a general conclusion that organic and nitrogen pollution have decreased over the years, but phosphorus concentrations remain more or less constant.

#### Transboundary cooperation

The Polish-Ukrainian Transboundary Waters Commission facilitates the implementation of the Agreement between the Government of the Republic of Poland and the Government of Ukraine on Cooperation in the Field of Water Management in Frontier Waters signed in 1996. Under this agreement the following working groups have been established and meet regularly:

  - WG on transboundary waters planning (Group PL)

  - WG on protection of transboundary waters from pollution (Group OW)

  - WG on flood protection, regulation and melioration (Group OP)

  - WG on hydrometeorological and hydrogeological issues (Group HH).

Under the Agreement between Ukraine and Belarus on Joint Use and Protection of Transboundary Waters (2001) Plenipotentiaries nominated by the two countries meet regularly. The following working groups have been established:

  - WG on protection and control of water quality

  - WG on joint use of water resources, planning, construction and maintenance of water management infrastructure

  - WG on hydrometeorological issues

  - WG on operation of Biloozerska water supply of Dnipro-Bug channel.

There is a Western Bug Basin council in Ukraine established in 2006 as an advisory body for water authorities with representatives from oblast and regional councils, Oblast State Administrations, basin authority, MENR, Volyn Hydrometeorological Center, water users, scientific institutions and NGOs in Lviv and Volyn Oblasts. With adoption of the MENR Order #25 of 26 January 2017 “On Approving the Model Regulation on River Basin Councils” a new Basin Council will be established for Bug and San (Vistula RBD) in December 2018. The establishment of similar councils in the other Riparians would be positive.

In 2017, the Western-Bug basin council was also established in the Republic of Belarus.

In 2006, at the regional level of Polish and Ukrainian water management authorities, the Agreement for cooperation in the Bug river basin was signed, between the Regional Water Management Board in Warsaw and the Western Bug Basin Water Resources Management in Lutsk. The agreement was signed for a period of three years with the possibility of extending it for the next three-year periods. The last reopening of the agreement took place in 2014. Due to institutional changes on both sides, cooperation will be continued by the State Water Holding Polish Waters Regional Water Management Board in Lublin and the Catchment Management of Water Resources of Bug and San River in Lviv. Signing the agreement between new partners is ongoing. The cooperation will include the exchange of data and information, planning and coordination of joint action programs and the assessment of the results achieved for water resources and aquatic ecosystems of the transboundary Bug river basin.

A framework for basin-wide cooperation is missing and needs to be discussed. In addition to this need, it is also important to create opportunities for stakeholder dialogue involving all Riparians.

At the transboundary level, sampling on the Ukrainian and Polish sides is carried out in accordance with the countries’ own monitoring programmes, using bilaterally-agreed indicators. Information is exchanged quarterly, as well as during meetings of the Polish-Ukrainian Transboundary Waters Commission.

In the Ukrainian part of the Bug, work is being carried out to strengthen dams, dredge the river bottom, and repair pumping stations to improve preparedness for floods. Riverbanks are also being strengthened, especially in the border section.

As the result of the implementation of international projects, several storages of unidentified and unusable pesticides in the basin have been eliminated.

There was an Agreement on Environmental Protection Co-operation between the Ministry of the Environment of the Republic of Poland and the State Committee for Ecology of Belarus Republic signed in 1992 but not valid at the moment.

Negotiations are on-going on a new Agreement between the Government of the Republic of Belarus and the Government of the Republic of Poland on cooperation in the field of protection and rational use of transboundary waters. The draft agreement is presently going through a review process in the two countries.

In Belarus, wastewater treatment plants are being completed and modernized. Livestock manure run-off is being limited/treated. Water protection zones for water bodies have been established and a special regime for economic and non-economic activities has been determined in these zones.

The West Polesie Transboundary Biosphere Reserve established in 2012 includes parts of Belarus, Poland and Ukraine in the Bug basin: Pribuzskoye Polesie in Belarus, the Ramsar Site Poleski National Park in Poland and the Shatski Lakes Ramsar Site with the status of a National Park (Shatskyi National Park) in Ukraine. The respective core areas are 4,367 ha in Belarus, 5,224 ha in Poland and 5,732 ha in Ukraine.

In Belarus part of the national park Belovezhskaya Pushcha is situated within the basin.

The areas of protected landscape in the Bug river basin cover 5 413 km2, 13.8% of the total basin area - 6.8% of the Ukrainian part, 8.9 % in Belarus and 19.8% in Poland.

West Polesie Transboundary Biosphere Reserve

A large transboundary wetland complex in the middle course of the Bug River stretches across the boundaries of Belarus, Poland and Ukraine. It covers the western part of Polesie bio-geographical region and also partly belongs to the catchments of the Wieprz and Pripyat rivers. This well-preserved natural wetland area constitutes part of the Bug River Ecological Corridor, which is considered a “backbone” of the Pan-European Ecological Network. Various wetland ecosystems include first of all rivers (Bug, its tributaries and other small rivers) with floodplain forests and meadows, as well as numerous lakes, river backwaters, fens, transitional mires and raised bogs.

The regional aquifer system closely interacts with the diverse & rich terrestrial and aquatic ecosystems in the three riparian countries, including one of the richest forested wetlands in the region. The transboundary aquifer system underlies the Bug River Ecological Corridor as well as one of the European Transboundary Biosphere Reserves (the West Polesie Biosphere Reserve, Poland, Shatskyi Biosphere Reserve, Ukraine, Pribuzhskoye Polesie Biosphere Reserve, Belarus). With the increasing use and pressure on groundwater resources in the region, it is essential that the resources of this regional aquifer system are used in a sustainable way, such that the riverine and lacustrine ecosystems dependent on these aquifers do not degrade over time, or due to climate variability. Sustainable management of the Mesozoic Transboundary Aquifers, especially within the Bug Basin Ecological Corridor and the Polesie Transboundary Biosphere Reserve, is an essential aspect to be considered as part of environmentally sustainable development. These are important environments, which create the unique character of this region, and have a significant contribution at the global level. Rational groundwater management, as well as managed eco- tourism in the Bug basin environmental management unit, should consider those priorities relevant to the whole of the natural environment within the concepts of ecosystems. These priorities become increasingly important, especially in view of the anticipated climatic variability, arising from the onset of climate changes, which could impact the natural ecosystem functioning.

#### Degradation trends

The land surface of the basin has been extensively utilized for agriculture, though there remain important replanted and primeval forested natural areas – many in the low-lying lands where groundwater discharges to flood plains, swamps and peri-glacial lakes. The consequence of land drainage for agriculture is a decrease of surface and ground water levels, decline of recharge to aquatic ecosystems, progressive separation of floodplain lakes, as well as eutrophication and decline of biodiversity. The river itself is beginning to be a tourist destination with such recreational services as river canoeing, hiking & camping in the forested areas. Land degradation is gradually increasing due to the intensity of agriculture. Recharge takes place through infiltration over all agricultural lands, and the whole of the exposed surface of the Cretaceous formations. The natural vegetation includes coniferous forest, broad-leaved forest, derivative broad-leaved forest, small-leaved derivative forest, mossy and grassy swamps and meadows. The forested lands include mature plantations. In spite of the fact that there are some relatively intact natural values in the Bug river basin, this area is still endangered from numerous threats. A considerable amount of engineered swamp draining has taken place – as a result over 20 species of vertebrate have become extinct in the region. Swamp draining, effectively lowering groundwater level, significantly affects populations of small mammals, living both in swamps and adjacent forests. As the range of species of small animals is decreasing in swamps, this reduced biodiversity is counterbalanced by the population increase in fewer species. The range of species at the bottom of the food chain is reducing, while the range of species higher up the food chain is increasing.

Arable land covers 45 % of the river basin area, and a further 18 % is grassland. Forests cover 27% of the area. Pollution from agriculture (affecting potentially groundwater) and the food-processing industry are additional pressure factors, ranked as widespread but moderate in impact. With the closing of large animal husbandry farms, the impact of the agricultural sector has been significantly reduced in Ukraine in past years (to local and moderate level). Other sources of pressure are: construction materials production (in Poland), metal industry and wood processing (in Belarus), light industry, mining and energy production (in Ukraine). Otherwise, the impact of industrial wastewater discharges is insignificant according to Ukraine, making up about 4% of the discharges to water bodies in the country. Main wastewater discharges to surface waters are from urban sources, making up 40% of all point discharges. Landfills and their drainage waters are significant polluters of surface waters and groundwaters. In Ukraine, many operating landfills are not in line with sanitary conditions, have exceeded their planned capacities, and do not have equipment for processing trash. In Poland, landfills are also a pressure factor.

The main watercourse of the Bug River is only regulated in its upper stretch in Ukraine (Dobrotvirsk and Sokalsk dams), but its tributaries are heavily regulated, in particular in Ukraine (more than 218 dams) and Poland (more than 400 dams). The impact of these hydro-morphological changes is assessed by Ukraine as widespread and severe, and Poland also reports them as a pressure. Draining has reduced the extent of wetlands, and there is a risk of groundwater table decrease due to abstraction from the Cretaceous aquifer in Belarus. Intensive erosion is observed in the border segment of the Bug in Ukraine, and this pressure is assessed as widespread but moderate. Of comparable impact is flooding, with the highest water levels in spring. As a minor factor, the Bug Basin is reported to be affected by transboundary atmospheric pollution from the industrial regions of Western Europe.

Due to the inter-dependence between surface ecosystems and groundwater it is important to take into consideration all the threats affecting the whole water system of the basin. Among basic threats are:

- Over abstraction of groundwater in urbanized centres;

- Excessive engineered drainage of swamplands, rather than the use of such soft solutions as eco-hydrology;

- Increasing use of the lakes, rivers and the banks and forested plains for tourism and recreation – tour operators unaware of eco-tourism and sustainable principles;

- Untreated wastewater discharge from poorly operating communal and industrial sewage treatment plants;

- Agriculture and application of agrochemical and the related threats, including land degradation;

- Accumulation of polluted waters in the low lands, especially swamp lands;

- Untreated sewage from rural and urban areas – waste  disposal to streams accumulate in lakes and reservoirs where it can generate toxic algae blooms;

- Climate change and the associated increase in variability is causing groundwater level decline, increased surface water hydrological regime variability and destabilization, shifts of species ranges and biodiversity changes.

The above processes not only directly impact the quality of the environment, but by decreasing hydrological and ecological stability of the entire system, they also diminish resistance and resilience of basic encompassed ecosystems, and reduces their carrying capacity against the stress. In the project area groundwater is fundamental, as it provides 68% of the annual base flows, and in times of climatic stress, it is the ‘buffer’ source of water, to the aquatic eco-systems in the Bug basin. The volume of groundwater in storage within the aquifer, being equivalent to multi-annual flows, provides good opportunities of its use to relieve stress, but also requires serious management that secures its natural replenishment. Good management, including enhanced aquifer recharge, implies sustainable land management and the prevention of land degradation. The aquifers are the basic source of water supply for local industry, agriculture, human requirements and they greatly support the surface waters system. However poor resource management, coupled with their unconfined nature, means that the resources are threatened by surface contamination, from land degradation and in places, from excessive groundwater table lowering.

An additional critically important barrier hinders the rational water management and protection of the groundwater dependent ecosystems in the Bug basin area: its transboundary character, and the lack of transboundary cooperation agreements on shared water management. Uncoordinated management at the national level of this shared aquifer system could have far reaching impacts. The absence of joint monitoring of transboundary waters, in particular groundwater, is noted as a gap.

### 2.1.2. The Neman River Basin and Related Aquifers

The Neman River Basin is shared by Belarus, Lithuania, Latvia, Poland and the Russian Federation (Kaliningrad Oblast). The larger parts are found in Belarus (46.4% of the basin) and in Lithuania (47.7%). The parts of the basin in Latvia, Poland and Russian Federation (Kaliningrad oblast) are marginal: 0.1%, 2.6% and 3.2% of the total basin, respectively. The total surface area of the basin is 98.2 thousand km2.

The climate in the basin is moderately continental. The mean annual precipitation across the basin is 672 mm, with the maximum value being observed in the summer season.

A population of 2.2 million lives in the basin in Belarus, 2.7 million in Lithuania and 120,000 in Russia. Some of the major settlements along the river are Grodno (Belarus, 365,000 inhabitants), Kaunas (Lithuania, 288,000 inhabitants), and Sovetsk (Russia, Kaliningrad oblast, 40 486 inhabitants).

The total length of the meandering Neman river is 914 km. Over its entire length, 436 km flows in Belarus and 359 km in Lithuania. A 116 km stretch constitute the border between Lithuania and Russia's Kaliningrad oblast. Only the upper courses of some tributary streams are located in Poland and Latvia.

The Neman river may be divided into three reaches: upper (to the confluence of the Kotra river); middle (from the confluence of the Kotra river to the confluence of the Viliya (Neris) river); and lower (past the confluence of the Viliya (Neris) river). The Neman river discharges into the Curonian Lagoon of the Baltic Sea. At its delta the Neman splits into a maze of river branches and canals mixing with polders and wetlands and is an attractive destination for eco-tourism.

The basin is rich in biodiversity. The landscape includes large forest tracts and there are several protected areas designated.

Major transboundary tributaries to the Neman include the Merkys, which flows through Belarus (Mericanka) and Lithuania; 203 km long, the Vilija/Neris (Belarus, Latvia and Lithuania; 510 km) and the Sesupe (Lithuania, Poland, Russian Federation; 298 km).

Surface water resources in Neman river basin are estimated at 16.6 km3/year. In the average water year, Belarus accounts for 43.5% of the total Neman River runoff, Lithuania – for 50%, and Russia – for 6.2%. The river is fed mainly by snow melt (33-40 %), rain (25-23 %), and ground water (10-40 %). Most of the river flow is formed as a result of land runoff, with the snow melt on average contributing 40 % of this runoff.

A part of the runoff from the Neman River Basin (the Viliya river) is diverted to the Dnieper River Basin via the Vileisk-Minsk water system. The volume of the diversion varies between years (for example 36.6 million m3/year in 2014 and 18.5 million m3/year in 2017).

The largest canals of the Neman River basin are the Oginski Canal in Belarus and the Polish-Belarussian Augustow Canal linking Neman with Vistula. The former is used as a flow regulator for reclamation facilities in Ivatsevichi and Pinsk Rayons while the latter has a mainly historical and recreation value.

Lake Galadus, a transboundary lake shared by Lithuania and Poland, is part of the Neman River Basin. In Lithuania, there are 48 reservoirs (>1.5 km length and >0.5 km2 area), and 224 lakes (>0.5 km2 area). The Kaunas Reservoir servicing the Kaunas Hydroelectric Power Plant forms the largest lake in Lithuania.

A hydropower plant upstream of Grodno (17.8 MW) and 13 small hydropower plants with total power 4.3 MW are found in the Belarusian part of the Neman RB. The Nemnovskaya Hydropower Station with a projected capacity of 18.2 MW is planned on the Neman River downstream from the city of Grodno. A nuclear power plant with a planned capacity of 2,400 MW is under construction in Grodno oblast.

32 hydroelectric power plants operate in the Neman River Basin in Lithuania, the largest of which is Kaunas HPP.

In 2017, there were 17 functioning hydrological stations and 64 water quality monitoring stations in the Neman river and tributaries in Belarus.

The Republic of Lithuania runs a monitoring system in the Neman River basin, which includes 675 observation stations. Depending on the objectives and tasks, different types of monitoring are performed at different intervals. 42 observation stations are used for annual monitoring equivalent to the monitoring performed in Belarus. The remaining 633 stations are used for supervisory, research, and activity monitoring at different intervals.

Belarus and Lithuania are guided by similar principles of the monitoring network organization and in particular the hydro-chemical monitoring is similar in the two countries, but hydrobiological monitoring is different in these two states.

#### Water use

3,000 million m3 from the Neman river is used, mainly in Lithuania, for agriculture (ca 1,300 million m3). Domestic water use dominates in Belarus – ca 280 million m3.

Total water intake in the Neman river basin in Belarus was in 2017 330 million m3, 50 % from groundwater and 50 % from surface water. Surface water was used for fish production -  57%, industry -  39%, housing and communal services - 3% and agriculture - 1%.  Most of the groundwater was used for housing and communal services - 66%, agriculture - 24% and industry - 10%.

In Belarus the main river is used for local navigation.

#### Pressures

Changes in flow characteristics and disruption of river continuity due to physical barriers and also hydro-morphological alterations of channels contribute to pressures.

A substantial part of point source pollution comes from industry. Industry in Lithuania is mainly located in Alytus, Kaunas and Vilnius; in Belarus mainly around Grodno (assessed as local and moderate pollution in Belarus). The dominating industrial sectors are food and beverages production, wood and wood products, textiles, chemicals and chemical products, metal products, equipment and furniture production.

Landfills and navigation also contribute to pollution. Oil and other pipelines are further potential sources of water pollution.

The most important anthropogenic pressures in the Belarussian part of the basin are discharges of municipal wastewater from the Neris river, downstream from Smorgon, and on the Neman River, downstream from Grodno, Mosty and Stolbbtsy  (assessed as local but severe). The main pollutants are suspended solids, phosphates, BOD5, ammonium-nitrogen, petroleum products and total iron. In the Russian part of the basin, urban wastewater discharges from Sovetsk into the Neman River and from Krasnoznamensk to its tributary – the Sesupe River. The Russian Federation estimates that the total volume of industrial wastewater discharged into the Neman is about 5.25 × 106 m3/year, but licenses to discharge have been issued only for a volume of 2.86 × 106 m3/year. The Russian Federation assesses the impact of discharges of both urban and industrial wastewaters as widespread and severe.

In Belarus 103 pollution point sources are preliminary identified in the Neman river basin in Belarus. Twenty-four of these contribute with more than 90% of total sewage. Four enterprises in the housing and utilities sector, account for over 60 % of the discharge. These are “Grodnovodo canal” Grodno city municipal production enterprise, “Grodno Azot” joint-stock company, Baranovichi “Vodo canal” in the city of Baranovichi and Lida Utilities state enterprise in the city of Lida.

Agriculture significantly influences the status of water bodies in the Neman Basin in Belarus. Its importance as a pressure factor is local but severe, even if the highest levels of fertilizer use were observed in the 1980s - early 1990s. Agricultural facilities and fish ponds are major sources of pollution. In Lithuania, agricultural pollution is mainly from the leakage of nitrogen compounds from soil due to the use of mineral fertilizers and manure. Pollution of the Neman river basin from non-point sources may be estimated to be between 40 % and 90 % of the total pollution loads.

Point and non-point sources of pollution have an impact not only on water in the basin but also on the water in the Curonian Lagoon where algae accumulation and hyperblooming of potentially toxic blue-green algae are sometimes observed.

Statistically significant increases in annual, winter and summer temperature 1961-2010 and a slight increase of precipitation have been recorded as possible effects of climate change. As a result of climate change annual precipitation is likely to increase with more significant changes in the first half-year expected. As the most significant air temperature rise may be in the winter season and given the change of the amount and composition of precipitation, the snow cover is likely to be reduced. A slight increase in the average annual flow across the Neman river basin is projected, which will result in an increase of the runoff to the maximum in winter seasons and earlier onset of spring floods.

There are various pressures possible as a result of climate change including for sectors such as hydropower, transport, municipal and industry water supply. An increase in the frequency and intensity of adverse meteorological and hydrological phenomena is a probable effect. Runoff reduction during specific seasons of the year and low average annual flows may make small rivers vulnerable including with respect to pollution loads. A higher water temperature may lead to a lower content of dissolved oxygen and deterioration of the hydrobiological indicators. The highest level of vulnerability to climate change are found in the lower reaches of the basin.

Agriculture significantly influences the status of water bodies in the NemanBasin (total surface: 98,200 km2), especially in the sub-basins of the Sesupe and Nevezis rivers. Its importance as a pressure factor, according to Belarus, is local but severe. Chemicals are transported to the river from agricultural facilities, and pond fisheries are a major source of pollution. Concerning Lithuania, agricultural pollution is mainly created by the leakage of nitrogen compounds from soil because of the use of mineral fertilizers and animals manure.

The greatest human-induced pressures from urban wastewater discharges in the Belarusian part occur on the river Vilia downstream from Smorgon, and on the river Neman downstream from Grodno, Mosty and Stolbtsy (assessed as local but severe). The main pollutants are suspended solids, phosphates, BOD5, ammonium-nitrogen, petroleum products and total iron. Iron and manganese concentrations are naturally elevated in groundwater, as is fluorine, to a lesser degree. The impact of this factor is assessed as widespread but moderate by Belarus.

Urban areas cover only some 1% of the Polish part of the river basin (mainly around Suwalki, the largest city in the region, with a population of approximately 71,000 inhabitants). About 74 % of the population is served by municipal wastewater treatment (5 large plants providing biological treatment). Due to on-going modernization, the share of wastewater volume treated with improved nutrients removal is increasing. However, a diffuse load from the scattered settlements not served by public networks remains a matter of concern, as well as agriculture and tourism.

#### Status

The results of observations over recent years show an improvement in the quality of surface waters in the basin of the Neman (decreased concentration of nutrient pollutants). In the tributaries of the Neman, shared by Poland and Belarus, the levels of most priority pollutants also decreased. The chemical status of rivers in the basin has remained "stable" over the past five years, according to monitoring by Belarus. According to the Belarusian classification of water resources, 3.2% of water bodies are characterized as "clean", 93.6% as "relatively clean" and 3.2% as "moderately polluted".

According to the Neman River basin management plan for the Lithuanian part of the basin, 56 % of inland water bodies are in good or very good status. The main reasons for water bodies not reaching good status are diffuse pollution; hydro-morphological alterations and hydropower plans; secondary pollution; point source pollution and international impact. According to Lithuanian assessments, approximately one third of nitrogen and phosphorus loads reaching Curonian lagoon from Neman basin comes from Belarus.

Water status assessment methodologies in riparian countries are different, which makes it difficult to have common assessment of the status of water bodies Neman entire basin. According to recent monitoring data (assessed by the Inspection for Environmental Protection), the status of surface waters in the Polish part of the Neman River Basin District varies generally from moderate to good, both in terms of biological and physicochemical parameters. The quantitative and chemical status of groundwaters is reported as good. While the hydrogeological conditions of the Neman Basin are believed to be in all similar to those of the Bug Basin described above, less is known on precise post-Mesozoic aquifer stratigraphic distribution.

As in the case of the Bug River Basin, due to the prevalence of shallow groundwater interactions with surface waters and to their localization within the boundaries of the hydrographic basin, the Neman Basin represents the optimal physical/territorial system within which to define and implement conjunctive surface and groundwater management. Given the continuity of hydrogeological conditions across the two basins, at the level of the deeper Mesozoic aquifers, harmonization of management strategies and quality standards across the basins will be necessary.

The main conclusions drawn by an Assessment of the ecological status of surface waters in the Neman River Basin as part of the Project “River Basin Management and Climate Change Adaptation in the Neman River Basin” (UNECE and UNDP, 2012-2015) and the work on elaboration of the priority components of the Transboundary Neman River Basin Management Plan (supported by UNECE Water Convention Secretariat through funding from the EU (EUWI+ Programme) and the Netherlands, 2016-2018) are:

In Belarus, ammonium nitrogen content is high and the waters of some water bodies (Neman, Viliya, Zelvyanka, Usha, Servech) have a high biological oxygen demand.

In Lithuania, high biological oxygen demand concentrations and high total phosphorus and phosphate phosphorus content is characteristic of some water bodies, however significant number of water bodies remain under pressure from water pollution by nitrates.

Overall the results of observations over recent years indicate an improvement in the quality of surface waters with regard to priority pollutants. In the tributaries of the Neman, shared by Poland and Belarus, the levels of most priority pollutants also decreased.

The following rivers were assessed as undamaged by anthropogenic activity: Chernaya Gancha (transboundary), Svisloch (transboundary), Myarkis, Ula-Pelesa, Veivirzhas, Yura, Miniya, Salanta, Akmena, Shventoyi and Zheizhmyana. The state of water of the Gozhka and Neman rivers (upstream from Grodno) may also be characterized as “good”,

Delineation of surface water bodies in the Neman river basin on Belarusian territory according to WFD was made in 2017. Total number of surface water bodies was 587, including 496 river water bodies and 91 lake water bodies.  Only 186 surface water bodies do not exhibit hydro-morphological changes.  Surface water bodies were delineated with more than 30 km2 catchment area and there is a need to improve the dissolution of these.

Water status assessment methodologies in riparian countries are different, which makes it difficult to compare the status of water bodies in different parts of the basin. For example, Belarusian and Lithuanian approaches to assessments of hydro-chemistry and hydrobiology reveal significant differences.

Ecological status assessment of 64 surface water bodies in the Belarusian part of Neman resulted in 10 water bodies with very good status, 32 with good status and 22 with moderate status when applying the Belarusian approach. However, only 12 water bodies meet the conditions of good status while 52 do not meet these conditions with the Lithuanian approach.

The chemical status of rivers in the basin has remained "stable" over the past few years, according to monitoring in Belarus. According to the Belarusian classification, 3.2% of water bodies are characterized as "clean", 93.6% as "relatively clean" and 3.2% as "moderately polluted".  Thirty-one water bodies have been identified to be at risk from point source pollution.

Lithuania has developed its first and second Neman River Basin Management Plans in line with the Water Framework Directive (WFD). The total number of inland surface water bodies is of 867, including 582 river water bodies and 285 lake water bodies.

The Neman River basin management plan for the Lithuanian part of the basin indicates that only 56% of surface inland water bodies are in good or very good status (54% of river and 61 % of lake water bodies). The main reasons for water bodies not reaching good status are diffuse pollution, hydro-morphological alterations and hydropower, secondary pollution, point source pollution and transboundary impact. According to Lithuanian assessments, approximately one third of nitrogen and phosphorus loads reaching Curonian lagoon from Neman basin comes from Belarus.

Recent monitoring data and assessments from the Polish part of the Neman River Basin District varies generally from moderate to good, both in terms of biological and physico-chemical parameters.

#### Transboundary cooperation

There are three bilateral agreements of Belarus with Lithuania in the field of water resources protection and management but they are weakly implemented.

- Agreement between the Ministry of Natural Resources and Environmental Protection of the Republic of Belarus and the Ministry of Environment of the Republic of Lithuania "On environment protection cooperation" (signed in 1995);

- Technical protocol "On cooperation in the field of monitoring and data exchange on transboundary surface waters" between the Ministry of Environment of the Republic of Lithuania and the Ministry of Natural Resources and Environmental Protection of the Republic of Belarus (signed in 2008).

- Agreement between the Lithuanian Geological Service of the Ministry of Environment and Republican Unitary Enterprise “Belarusian Research Geological Exploration Institute” (RUE “BelNIGRI”, signed in 2011).

An information platform for sharing data on the Neman basin was established in 2014. This work was done by a Permanent Belarusian-Lithuanian working group that has also prepared a Strategic Framework for Adaptation to Climate Change in the Neman River Basin and priority components of the transboundary River Basin Management Plan.

The Strategic Framework for Adaptation to Climate Change in the Neman River Basin was developed jointly by experts from Belarus and Lithuania 2012-2014 in the framework of the project “River Basin Management and Climate Change Adaptation in the Neman River Basin”. The Strategic Framework built on analyses and forecasts of the climatic and hydrological characteristics of the Neman River Basin and available tools in the sphere of water resources management and climate change adaptation.

A bilateral expert group (with participation of the Ministry of Natural Resources and Environmental Protection of Belarus and the Ministry of Environmental Protection of Lithuania) on enhancing technical cooperation in the Neman river basin held three meetings between 2016-2018 to guide the work on elaboration of the priority components of the Transboundary Neman River Basin Management Plan. At its third meeting (Minsk, 15 May 2018), the expert group discussed and approved the final technical report for this activity and decided to transfer all accumulated results to the GEF project team for continuation of work on the elaboration of the Transboundary Neman River Basin Management Plan.

Under an Agreement on Cooperation in the field of monitoring and the exchange of data on the state of transboundary water bodies from 2003, there is a monthly exchange of data on hydrological, hydro-chemical and biological measurements between the Russian Federation and Lithuania (local Kaliningrad oblast level and Russian federal level on one hand, and the Lithuanian environmental authorities on the other). In addition to this, information about the monitoring programmes (plans of monitoring, parameters, frequency, timetable of water samples, maps of monitoring stations, etc.) and pollution load calculation results are exchanged annually.

In Belarus there is still room for improvement regarding monitoring, as the current list of monitored pollutants is limited; there is a lack of biological (hydro-biological, toxicology) observations, and also a lack of monitoring pollutants in bottom sediments. A joint, harmonized monitoring program for transboundary watercourses that meets the legislative requirements of Belarus and Lithuania is needed.

There is an Agreement between the Government of the Russian Federation and the Government of the Republic of Lithuania on Cooperation in the Field of Environmental Protection signed in 1999.

The Division of Water Resources in Kaliningrad oblast participates in the bilateral exchange of information on groundwater abstraction volumes, wastewater discharges and loading of pollutants in the basin of the Neman River and the lagoon according to Russian federal statistics.

A representative of the Centre for Hydrometeorology and Monitoring of Kaliningrad participates — as an expert of the Commission on the Environment of the Russian-Lithuanian Council for long-term cooperation between regional and local authorities in the Kaliningrad oblast and in Lithuania — in the annual meetings held in the framework of the Council.

There is an Agreement between Belarus and the Russian Federation concerning Cooperation in Protection and Rational Use of Transboundary Waters from 2002 but this agreement does not deal with the Neman river.

An agreement between the Government of Republic of Poland and the Government of Republic of Lithuania on Cooperation in the Use and Protection of Transboundary Waters was signed in 2005. The Polish-Lithuanian Commission on transboundary waters and 3 working groups for cooperation in transboundary water management were established in 2011.

Groundwater monitoring of transboundary aquifers was initiated in 2010, based on a bilateral agreement between the Lithuanian Geological Survey and the Kaliningrad Agency of Mineral Resources. Since 1994, the Lithuanian Geological Survey and the Polish Geological Institute have carried out groundwater monitoring in the transboundary area between Lithuania and Poland jointly.

There is still room for improvement in monitoring, as the current list of monitored pollutants is limited; there is a lack of biological (hydro-biological, toxicology) observations; also a lack of monitoring pollutants in bottom sediments; and a joint, harmonized monitoring program for the transboundary watercourses is needed that meets the legislative requirements of the riparian countries.

#### Transboundary agreements

The protection and use of transboundary waters between Belarus, Lithuania, Poland and Ukraine is regulated through various bilateral agreements, but no basin-wide agreements and river basin commissions exist so far:

- The Agreement on the Environmental Protection Co-operation between the Ministry of the Environment of the Republic of Poland and the State Committee for Ecology of Belarus Republic dated 22.05.1992;

- The Agreement between the Polish and Ukrainian Governments on the Environmental Protection Co- operation, signed in Warsaw, 24.01.1994;

- The Agreement between the Government of the Republic of Poland and the Government of Ukraine on Cooperation in the Field of Water Management on Border Waters, signed in Kiev, 10.10.1996;

- The Agreement between the Belarusian and Ukrainian Governments on the Co-operation on Environmental Protection, signed 16.12.1994;The Agreement between the Belarusian and Ukrainian Governments on the Joint Use and Protection of Transboundary Waters, signed in Kiev, 16.10.2001;

- Agreement between the Russian Federation and Lithuania on Cooperation in Environmental Protection, 1999;

- Agreement between the Government of Republic of Poland and the Government of Republic of Lithuania on Cooperation in the Use and Protection of Transboundary Waters, 2005;

- Agreement between the Ministry of Natural Resources and Environmental Protection of the Republic of Belarus and the Environmental Protection Ministry of the Republic of Lithuania on Cooperation in the Field of Environmental Protection, 1995.

In 2014, Belarus and Lithuania, with the help of UNECE and UNDP-Belarus negotiated a bilateral Protocol for transboundary cooperation which foresees cooperation in developing in the long term, a river basin management plan for the entire Neman basin (the Protocol has not been signed yet). An information platform exists already for sharing data on the Neman basin, established in the framework of the UNECE-UNDP.

## 2.2. National and regional policy and institutional framework: Belarus

#### Institutions

The Ministry of Natural Resources and Environmental Protection of the Republic of Belarus is the main organization for developing and implementing national policy in the field of environmental protection and rational use of natural resources, use and protection of subsoil resources, as well as hydrometeorological activities. The Ministry of Natural Resources is responsible for international cooperation, and studies and summarizes international experience in the field of environmental protection and rational use of natural resources.

Important organizations subordinated to the Ministry of Natural Resources, include:

- The state institution "Republican Center for Hydrometeorology, Control of Radioactive Pollution and Environmental Monitoring" (Belhydromet) is responsible for surface water monitoring, hydrology and related fields aimed at the production of hydrometeorological and environmental information.

- The Republican Unitary Enterprise "Central Research Institute for the Integrated Use of Water Resources" (RUE "CRICUWR") is the organization responsible for the State water Cadastre (water use) and the preparation of an interagency annual publication, forecasting changes in the status of water resources and assessing impact on water resources.

- The state institution "Republican Center for Analytical Control in the Area of Environmental Protection" is responsible for collecting, summarizing and presenting local monitoring data.

- The Institute of Geology of the State Enterprise "Research and Production Centre for Geology" is responsible for groundwater monitoring and assessment in the framework of the National Environmental Monitoring System.

- The Brest, Grodno and Minsk regional committees of natural resources and environmental protection, the main organizations of the Ministry of Natural Resources at the regional level.

The following state bodies and institutions are also of importance for water management:

- Ministry of Housing and Communal Services of the Republic of Belarus;

- Ministry of Health of the Republic of Belarus;

- Ministry of Transport and Communications of the Republic of Belarus;

- Ministry of Agriculture and Food of the Republic of Belarus;

- Ministry of Energy of the Republic of Belarus;

- National Academy of Sciences of the Republic of Belarus including the Institute for Nature Management, the Scientific and Practical Center on Bioresources

- National Statistical Committee of the Republic of Belarus.

#### Legislation including Approximation to EU Water Legislation

The Law of the Republic of Belarus from 1992 "On Environmental Protection" and the 2014 Water Code of the Republic of Belarus, are the main legal acts for water management. The Water Code is aimed at protecting and rational (sustainable) use of water resources, as well as protecting the rights and legal interests of water users. It introduced the river basin management approach and provided for the preparation of river basin management plans considering WFD for the parts of Dnieper, Pripyat, Neman, Western Dvina and Bug river basins located within the territory of Belarus. Basin councils to be set up in compliance with the Code provide an institutional framework for management of river basins with the participation of central, oblast and local authorities, water users and the public.

Regulations in the field of integrated river basin management, monitoring and assessment of quality of surface water, taking into account the requirements of the European Union Water Framework Directive (EU WFD) and other EU documents include rules for determining the ecological (hydrobiological) status of river and lake ecosystems, the chemical (hydrochemical) status of river and lake ecosystems, instructions for the assessment of the hydro-morphological characteristics of rivers and the degree of their change, handling procedure for water balances, and the procedure for classifying a surface water body as a class of ecological status (state).

The laws "On Sanitary and Epidemiological Welfare of the Population" and "On Drinking Water Supply" are important for the regulation of drinking water supply.

The monitoring system for surface water is regulated by normative documents including Regulation on the procedure for surface water monitoring in the National Environmental Monitoring System in the Republic of Belarus

Local monitoring is carried out by nature resource users to monitor the state of the environment in the field of economic and other activities that have a harmful effect on the environment.

In 2017 the Bug River Basin Council was established and the second meeting was held in Brest in December 2018, where the draft RBMP was discussed.

#### International commitments

Belarus is an active Party to a number of global and regional international conventions, protocols and agreements for the protection and use of surface waters. The main international documents are:

- UNECE Convention on the Protection and Use of Transboundary Watercourses and International Lakes (Helsinki Convention);

- Protocol on Water and Health of the Convention on the Protection and Use of Transboundary Watercourses and International Lakes;

- Paris Agreement of 2015 on Climate within the framework of the United Nations Framework Convention on Climate Change,

- An observer status to the Baltic Marine Environmental Protection (Helsinki) Commission Ukraine

## 2.3. National and regional policy and institutional framework: Ukraine

#### Institutions

The Ministry of energy and environment protection of Ukraine is the main authority which shapes and enforces the state environmental policy. It defines and co-ordinates the activities of the State Service of Geology and Subsoil of Ukraine (SSGSU), the State Water Resources Agency of Ukraine, and the State Environmental Inspectorate of Ukraine. State Environmental Inspectorate (SEI) is responsible for control of discharges by polluting enterprises according to the limits set in the relevant permits. At present, SEI is being reformed.

The State Water Resources Agency of Ukraine implements state policy in the field of water management and land reclamation, management, use and restoration of surface water resources. The main tasks of State Water Resources Agency of Ukraine include formulating and implementing policy on water management, land reclamation, hydraulic structures, irrigation, drainage, etc.

State Emergency Service of Ukraine, Ministry of Interior is responsible for flood management and implementation of the EU Flood Risk Directive. At present the Ukrainian Hydrometeorological Centre under State Emergency Service of Ukraine performs hydrological, hydro-chemical, hydro-biological, hydro-morphological monitoring and meteorological monitoring in the country..

The State Service of Geology and Subsoils of Ukraine (SSGSU) is responsible for groundwater resources qualitative and quantitative evaluation and depletion control, performs and maintenances groundwater monitoring and control.

The following state bodies and institutions are also of importance for water management

The Ministry of Justice is the leading ministry in the legislative EU approximation process in Ukraine.

The Ministry for Communities and Territories Development of Ukraine is a key stakeholder for action taken by municipalities and regional bodies and for municipal utilities, including water supply and wastewater management infrastructure (the responsibility for wastewater treatment in rural areas lies with the State Agency of Water Resources). It is also responsible for implementation of the EU Wastewater treatment directive.

The Ministry for Development of Economy, Trade and Agriculture is responsible for the policy in agriculture, animal husbandry, horticulture, technical support for agriculture, agricultural engineering and other areas, which may contribute to water pollution by nitrates, chemicals etc.

The Ministry of Health is responsible for drinking water quality standards and responsible for implementation of the EU Drinking Water Directive.

Other important institutions in Ukraine related to water resources include: Ministry of Infrastructure, State Service of Ukraine for Geodesy, Cartography and Cadastre, State Agency for Fishery, State Agency for Forest Resources, State Agency of Ukraine on the Exclusion Zone Management (Chernobyl), and the Parliamentary Committee on Environmental Policy and Nature Resources.

Basin Water Management Administrations (BWMA) have been established in the all rivers basins and report to the State Water Resources Agency. The BWMA interact with the local governments, local executive authorities, Emergencies Service, law-enforcement authorities, water management organizations, private sector organisations, etc. In the Bug River Basin, the Bug & San Basin Management Administration with its main office in Lviv ensures the implementation of State policy related to the management, use, protection, regeneration, and development of water resources, and to the management of water facilities and waterworks at the local level.  Basin Councils have been established and work onon development of the River Basin Management Plans consisting of representatives of state and local authorities, water users and scientists, NGOs/CSOs.

Private Sector: Key private sector groups include farmers and farmers’ associations, fisherfolks, agro-chemical industry will need to be involved in project implementation.

Academia: Academic institutions of importance for TDA development of the include:

The National Academy of Science

Ukrainian Research Hydro-meteorological Institute under the State Emergency Service of Ukraine

NAS Institute of hydrobiology

Institute of Ecology of the Carpathians

Ukrainian Research Institute of Forestry and agro forest reclamation

Institute of geography

Institute of Problems of Nature Management and Ecology

Institute of geology

V. Dumansky Institute of Colloid and Water Chemistry

Institute of Environmental Geochemistry

Institute of Market Problems and Economic-Ecological Research

Institute of Industrial Economics

Institute of Environmental Economics and Sustainable Development

Research Center for Industrial Problems of Development

Polissia research centre of Institute of soil and agro chemistry  named after Sokolovsky

Research – design institute Volyn vodproject

Scientific organizations of ministries:

State Research Institute of Information and Economic Modelling

Institute of soil protection Ukraine

Universities:

Taras Shevchenko National University of Kyiv

Lesia Ukrainka East European National University of Lutsk

Ivan Franko National University of Lviv

In addition to their representation on basin councils, civil society are likely to be involved in water management. These include NGO Mama-86, All-Ukrainian Ecological League, Coalition Clean Baltic, Clean Environment of Volyn, Volyn youth organization “ Ecoresource”, Lviv city NGO “Ecoterra”, Euroregion “Bug”, Eco PravoLviv. The Aarhus Centre in Kyiv may be instrumental in implementation of the project.

#### Legislation including Approximation to EU Water Legislation

The key documents in the field of environment are the National Environmental Strategy (“Fundamental Principles (Strategy) of Ukraine’s Environmental Policy for the Period until 2020”), adopted in December 2010. Presently a new National Environmental Strategy till 2030 is being developed and widely discussed in public. The new strategy envisages improvement of access to the centralized wastewater treatment systems from less than 2% in rural areas and 87% in towns and cities to 80% in rural areas and 100% in towns and cities. It also envisages improvement of the system of environmental monitoring according to the EU standards and integrated approach to dealing with environmental problems.

In 2014 Ukraine and EU signed an Association Agreement that entered into force 1 November the same year. Annex XXX lists EU environmental legislation, to which Ukraine plans to approximate including six EU water directives: Water Framework Directive (WFD), Flood Risk Directive, Nitrate Directive, Wastewater Treatment Directive, Drinking Water Directive and Marine Strategy Framework Directive.

MENR is responsible for implementation of the WFD and the Marine Strategy Framework Directive. In accordance with the Resolution of the Cabinet of Ministers of Ukraine “On the implementation of EU-Ukraine Association Agreement” dated 25 October 2017 # 1106 the implementation of Nitrate Directive is under the Ministry of Agriculture.

The Ministry of Interior Affairs (with State Service of Emergency Situations in its structure) is responsible for Flood Risk Directive. Ministry of Health Care deals with Drinking Water Directive and Ministry of Regional Development, Construction and Communal Management – with Wastewater Treatment Directive.

Ukraine has made significant steps towards the implementation of the EU water Directives. In autumn 2016, Ukrainian Parliament adopted amendments to the Water Code, which entered into force in February 2017. These amendments include necessary provisions of WFD and the Flood Directive such as the development of River Basin and Flood Risk Management Plans.

In addition to the amendments to the Water Code implementing the requirements of the WFD, secondary legislation is also developed (see Table 1).

Table 1. Progress towards implementation of the EU Water Framework Directive (2018)

| Action (as stated in the EU-Ukraine Association Agreement) | Set deadline | Progress |
| --- | --- | --- |
| Adoption of national legislation and designation of competent authority/ies | Nov 2017 | DONE with adoption of amendments to the Water Code (2016) |
| Establishment of legislative definition of the country’s territory hydrographic zoning unit |  | DONE with MENR Order "On Approval of Borders of River Basin Districts, Sub-Basins and Water Management Units" (2017). |
| Development of appropriate national legislation (Regulation on Basin Directorate) |  | DONE with MENR Order "On Approving the Model Regulation on River Basin Councils" (2017) |
| Identification of river basin districts and establishment of administrative arrangements for international rivers, lakes and coastal waters | Nov 2020 | DONE with MENR Order #23 “On Identification of Sub-Basins and Water Management Units within the Established River Basin Districts” (2017) |
| Analysis of the characteristics of river basin districts |  | STARTED for the Dnieper, Dniester and the Don basins. |
| Establishment of programmes of monitoring water quality |  | IN PROGRESS. The Procedure of state water monitoring (adopted in September 2018) defines new parameters, frequency, new division of responsibilities between the state organizations, included in the monitoring and all this following the requirements of the EU Water Framework Directive, Groundwater Directive and Marine Strategy Framework Directive. Also the MENR adopted the order "On Approving the List of Priority Substances" in the field of monitoring both for surface and groundwaters. |
| Preparation of river basin management plans, consultations with the public and publications of these plans | Nov 2024 | STARTED for Dnieper, Dniester and Don river basin districts. However, the structure of the RBMP was been legally defined by the special Order of the MENR (according to the Annex VII of EU WFD). |

The Ministry of Ecology and Natural Resources of Ukraine is reforming the state water monitoring system for surface, marine and groundwater. The Procedure of state water monitoring, adopted in September 2018 by Resolution of the Cabinet of Ministers of Ukraine defines new types of monitoring, parameters, frequency, division of responsibilities between the state organizations, following the requirements of the EU Water Framework Directive, Groundwater Directive and Marine Strategy Framework Directive. The new monitoring, including a new type of monitoring - hydro-morphological, is expected to be started in 2019. State Water Resources Agency is responsible for priority substances monitoring whereas by the State Hydrometeorological Service is responsible for physical – chemical, hydro-morphological and hydrobiological monitoring

The key task of national policy is development of River Basin Management Plans for all delineated river basin management districts. This should be finalized by 2024. The River Basin District Vistula (2% of the surface area of Ukraine) will be addressed in the current project including the Sub-basin Districts San and Bug.

#### International commitments

Ukraine is Party to the following conventions and documents:

The Bucharest Convention (the Convention on the Protection of the Black Sea Against Pollution),

The Danube River Protection Convention the overall legal instrument for cooperation on transboundary water management in the Danube River Basin,

The UNECE Water Convention (the Convention on the Protection and Use of Transboundary Watercourses and International Lakes) and its protocol on Water and Health,

Paris Agreement of 2015 on Climate within the framework of the United Nations Framework Convention on Climate Change,Observer status to the Baltic Marine Environmental Protection (Helsinki) Commission.

#### Regional

For Bug and Neman there are neither agreements covering the whole basin nor established river basin commissions involving all Riparians. The protection and use of transboundary waters between Belarus, Lithuania, Poland and Ukraine is regulated through various bilateral agreements (see above).

## 2.4. National and regional policy and institutional framework: Lithuania:

The Ministry of Environment of the Republic of Lithuania is the main national institution responsible for:

- Implementation of the principles of sustainable development;

- Setting preconditions for the rational use, protection and restoration of natural resources;

- Ensuring the provision of information about the state of the environment, and of related forecasts to the public;

- Creating the enabling conditions for the development of construction businesses and the provision of residents with housing;

- Ensuring proper environmental quality standards, taking into account the norms and standards of the European Union.

Main relevant institutions subordinated to the Ministry of Environment:

- Environmental Protection Agency: responsible for ensuring continuous and complex monitoring, evaluation, forecast of and the provision of information on environmental quality and natural resources use.

- Lithuanian Geological Survey: responsible for groundwater monitoring and assessment.

- Environmental Protection Department: responsible for controlling compliance with environmental requirements.

- Lithuanian Hydrometeorological Service: responsible for collecting and providing information on hydrological regime of surface water bodies, climate change and its impact on the environment, national economy and its development.

## 2.5. National and regional policy and institutional framework: Poland:

Water management reform in Poland: After the 9th of January 2018, in accordance with the new The Water Law Act of 20 July 2017 (Dz. U. from 2018, item 2268) in Poland, the Ministry of Maritime Economy and Inland Navigation took over supervision of water management from the Ministry of Environment. The Ministry of Maritime Economy and Inland Navigation (MGMIZS) is the main authority which shapes and enforces water management, but The Ministry of Environment (MS) is the main authority which shapes and enforces the state environmental policy.

The most important objectives of the water management reform in Poland include: achieving full compliance with EU law, in particular with the Water Framework Directive (WFD), rational use of water resources (in accordance with the principle of sustainable development), systematic improvement of water safety, in terms of floods, droughts , level of resources and water quality, efficient water management and financing in accordance with the principle of reimbursement for water services. The main objective of the WFD is the implementation of the catchment policy of water management. The Polish reform has redefined the division of the state in the field of water resources management. In addition to the existing river basins and water regions, catchments are also singled out. They are defined by the legislator as: "the area of land from which the entire surface runoff of waters is discharged by a system of spouts, streams, rivers and canals to a selected section of the watercourse". (Article 16, paragraph 77 of the Water Law Act).

The role of the minister responsible for water management: The Act grants considerable grants to the Minister competent for water management as the supreme government administration body in the field of water management. The Minister shapes the directions of water policy, and also oversees the State Water Holding Polish Waters (hereinafter: Polish Water) and water state services, that is: hydrological and meteorological survey, hydrogeological survey and the safety service for damming constructions. The Minister's advisory body is the newly formed State Water Management Council. The reform also introduced a significant change in the implementation of ownership rights of the State Treasury. These rights are executed by Polish Waters and the competent minister for water management.

Changes in the structure and competences of water management bodies in Poland: The most important organizational change introduced by the new Water Law is the creation of the State Water Holding Polish Water as a holistic entity dealing with the management of water resources. The organizational units included in the Polish Water are: the National Water Management Authority (with headquarters in Warsaw), the regional water management authority with headquarters in eleven cities (in Warsaw, Kraków, Poznań, Wrocław, Gliwice, Gdańsk, Szczecin, Białystok, Bydgoszcz, Lublin and Rzeszów), headed by Directors, fifty managements of the catchment, and about three hundred water supervisors headed by managers.

Selected competences and tasks of the polish waters: The most important tasks of the Polish Waters include planning for flood risk management and counteracting the effects of drought; establishing the system of fees for water services that is aimed at rational use of waters; administrative proceedings regarding water legal permits, water management controls and charging for water services. Pursuant to the amendment to the Act on collective water supply and collective wastewater disposal, Polish Waters act as a regulatory authority whose competence is to give opinions on regulations and to approve tariffs for water supply and wastewater disposal, as well as resolving disputes between water and wastewater companies and recipients of services.

Surveys: The functions of the Polish Hydrogeological Survey (PHS) are performed by the Polish Geological Institute – National Research Institute (PIG-PIB). The aim of the Polish Hydrogeological Survey is to provide effective quantitative and qualitative protection of groundwater designated primarily for consumption and maintaining appropriate groundwater management, which provide the foundation of the water supply for about 70% of the Polish population. Systematically performed observations, studies, analyses and forecasts, as well as dissemination of knowledge and information on the state of and hazards concerning groundwater resources are consistent with the provisions of the sustainable development policy in Poland. The results of the works make it possible to perform actions involved with groundwater exploration and identification, in accordance with the definition designated in Geological and Mining Law.

The most significant tasks performed by the Polish Hydrogeological Survey include:

- Measurements, observations and hydrogeological studies in the groundwater monitoring network, which comprises over 1180 research points;

- Groundwater monitoring in the border zones of Poland, including assessment of the directions of groundwater flow in cross-border areas;

- Accumulation, processing and archiving of information on hydrogeological conditions, quantity of resources and groundwater condition and making the information available (keeping and updating hydrogeological databases);

- Studying and documenting Major Groundwater Reservoirs in order to establish their protection areas and to implement action programmes which prevent their degradation, coordinating, supervising and creating serial digital hydrogeological maps;

- Groundwater condition assessments as regards quality and quantity;

- Regular analyses and assessments of hydrogeological conditions, including announcements on current hydrogeological conditions and forecasts regarding changes in the quantity of resources, the condition and hazards of groundwater;

- Developing and publishing informational and educational materials, including the Groundwater Quarterly Informational Bulletin and the Hydrogeological Annual Report;

- Operation of a team for studies on the extent of contamination arising from incidents, accidents or disasters.

The State Hydrological and Meteorological Service (PSHM) and of the safety service for damming constructions carried out by the Institute of Meteorology and Water Management – National Research Institute (IMGW-PIB) continuously provides the state authorities, general public and national economy with current information on the state of the atmosphere and hydrosphere, forecasts and warnings both in normal as well as in emergency situations.

The tasks of the state hydrological and meteorological service include:

- Performing hydrological and meteorological measurements and observations;

- Performing tests of hydrological and morphological elements of surface waters for the purposes of planning in water management, in particular the preparation of planning documentation;

- Collecting, processing, archiving and making available hydrological and meteorological information;

- Carrying out current analyses and assessments of the hydrological and meteorological situation;

- Development and transmission of meteorological and hydrological forecasts;

- Developing and providing public administration bodies with warnings against dangerous phenomena occurring in the atmosphere and hydrosphere;

- Performing tasks resulting from membership in international organisations in the field of meteorology, hydrology and oceanology;

- Execution of hydrological and hydraulic modelling with respect to flood risks and drought phenomena;

- Conducting educational activities in hydrology, meteorology and oceanology;

- Cooperation with public administration bodies in the field of reducing the effects of dangerous phenomena occurring in the atmosphere and hydrosphere;

- Preparing scenarios of extreme hydrological and meteorological events.

Details on roles and responsibilities of key stakeholders is available in section 4.8 of this project document. Summary of consultation with stakeholders during the PPG can be find in Annex?

## 2.6. National and regional projects and plans

### International projects

In 2010-2013 the EU/UNDP project “Support to the development of a comprehensive framework for international environmental cooperation in the Republic of Belarus” was implemented. The project component “Water management legislation is progressively approximated with relevant EU regulations” supported the development of the new version of Water Code of the Republic of Belarus (entry into force in 2014). 12 technical legal acts in the field of river basin management principle implementation and surface water quality assessment were developed, approved and put into force.

In 2011-2015 the international project “Management of the Neman River Basin with Account of Adaptation to Climate Change” was implemented with the assistance of the Environment and Security International Initiative (ENVSEC) and United Nations Development Program (UNDP) in the Republic of Belarus. The Strategic Framework for Adaptation to Climate Change in the Neman River Basin was developed within this project. In 2015 – 2018 support to Lithuanian and Belarusian Transboundary cooperation in the Neman RB with support from UNECE and other organizations.

The EU-funded project “Support to Ukraine in approximation of the EU environmental acquis” for the period 2015-2018. This project is focusing on support to the Ministry of Ecology and Natural Resources (MENR) and other institutions responsible for implementation of environmental requirements under the Association Agreement’s Chapter 6 “Environment”. The Project focuses on three areas — horizontal, water and nature management. Besides legal assistance to the MENR in drafting laws and bylaws, the project works on raising MENR’s and other stakeholders´ capacity and public awareness.

The EU Water Initiative +, East (2016 - 2019) supports Armenia, Azerbaijan, Belarus, Georgia, Moldova, and Ukraine to bring their legislation closer to the EU policy in the field of water management, with a focus on the management of trans-boundary river basins. It supports the development and implementation of pilot river basin management plans for the Dnieper and Pripyat river basins regarding activities in Belarus and in Ukraine, building on the improved policy framework and ensuring a strong participation of local stakeholders. In Belarus, it works on development of the Dnieper RBMP.

A LIFE project planned to be implemented by Regional Water Management Board in Warsaw is titled “Implementation of River Basin Management Plan in the Vistula basin on the example of upper and middle catchment of Pilica river”. In this project (in case it will be selected), transboundary knowledge transfer on RBMP implementation and monitoring is planned to be arranged with the stakeholders in the Bug basin.

### National plans – Belarus

The National Strategy for Sustainable Social and Economic Development of the Republic of Belarus for the period until 2030 states that the main challenges for the sustainable development of the world economy are the threat of global climate change and biodiversity reduction, the risk of disruption of the ecological balance and water balance of the territories. The goal of safeguarding the water resources in Belarus as reflected in the strategy is to be reached by increasing the efficiency of the use and protection of water resources, improving their quality in accordance with public needs and adapting to climate change. A focus on minimizing pollution of surface water bodies, restoring disturbed aquatic ecosystems, assessing the impact of possible climate change on water resources and providing effective environmental education of the population would contribute to achieving this goal.

The main objectives identified in the Water Strategy of the Republic of Belarus for the period until 2020 are also the achievement of a good status of surface water by reducing the flow of sewage into water ecosystems, reducing the negative consequences of floods and droughts by means of restoring the hydrological regime and expanding the use of water bodies for recreational purposes.

In 2017, the draft Strategy of water resources management under the conditions of climate change for the period until 2030 was developed. The main strategic goal of this document is to achieve long-term water security for Belarus for its current and future generations. It focuses on:

sustainable water supply of economic branches in the required volumes and safe disposal of treated industrial wastewater,

protection of life and property of the population and economy branches from the negative impact of water,

ensuring a good ecological status of water bodies.

This Strategy establishes the basic principles of the state policy in the use and protection of water bodies. It also focuses on the prospects for the development of international water management cooperation, including collaboration in the framework of European water and environmental initiatives and application of the international agreements on water resources protection and use which were signed and ratified by the Republic of Belarus.

### National plans - Ukraine

The regional environmental program “Ecology 2016-2020”, approved by Volyn Oblast Council in 2016 is a source of funding. The total amount of financial resources needed to implement the Program is 415 million UAH. In 2017 financing for this program were 7.2 million UAH from state budget and 2,4 million UAH from the local budget for construction and reconstruction of water management infrastructure including water supply and wastewater treatment facilities.

In 2017 no funds for riverbed cleaning and actions against erosion at the transboundary reach of the Bug were allocated.

In 2017 flood protection actions, funded from local budgets and other sources of funding (in total 1.7 million UAH), were implemented in Lviv Oblast, resulting in cleaning of 7.9 km of riverbeds and improvement of their hydrological regime.

# STRATEGY

## 3.1. The Theory of Change: from outcomes to impacts: (Following page)

The Theory of Change at the basis of project design--as with many IW foundational projects – assumes that fostering consensus on the main transboundary issues of concern, on the priority policy, legal, and institutional reforms and on the investments needed to increase climate resilience and long-term sustainability, will enable the establishment of transboundary cooperation frameworks as the prerequisite for the systematic implementation of protection and mitigation measures.

The project’s Theory of Change focuses on two main objectives:

- Advance and consolidate transboundary cooperation for the management of the surface and groundwater resources in the adjoining Bug and the Neman river basins,

- Foster agreement among countries on the actions needed to improve sustainability of freshwater ecosystem services, balance competing water uses, mitigate the expected impacts of climate variability and change.

The Theory builds on the notion that if (i) countries reach agreement on the main issues of transboundary concern (TDAs), (ii) establish permanent cooperation and information exchange mechanisms (Transboundary River Basin Commissions), and (iii) commit to implement the necessary remedial actions adopting conjunctive surface and groundwater management options and nature based solutions (SAPs), the policy reforms and the investments that the two governments will undertake will effectively resolve transboundary concerns, enhance climate resilience, reduce climate related hazards, and improve ecosystem health  for the benefit of the populations of the two basins.

1: OUTCOMES TO BE REACHED DURING PROJECT IMPLEMENTATION

The Transboundary Diagnostic Analysis (TDA) – Strategic Action Program (SAP) process implemented in the Bug and Neman Basins:

  - TDA

- Countries recognize the transboundary and interlinked nature of the surface waters, aquifers and their dependent ecosystems in the two basins, and their high vulnerability to anthropogenic and climatic impacts.

- Countries reach agreement on the key issues of transboundary concern and their immediate and root causes, including climate change, and decide to take steps to deal with them.

- The countries explore and reach consensus on the application of eco- hydrogeology for addressing imbalances in the aquatic environment as a part of the TDA development.

- Strengthened institutional cooperation, coordination and information sharing among riparian countries in each basin, and between the two basins, improves sustainability of the shared resources.

  - River Basin Commissions

- Overall cross-sectoral coordination of actions and information exchanges at the national level improve cooperation and defuse nexus conflicts in the two basins

1.3  SAP

- Testing of conjunctive surface and groundwater management options for balancing water nexus conflicts and adapting to climate change and variability identified through the TDAs or other similar processes build country and regional Institutions capacity and commitment to reforms and investments.

- Policy makers in countries, having improved their understanding of (i) the surface, groundwater and ecosystems interactions in the two basins, (ii) the implications of expected climatic changes, and (iii) the existing water nexus conflicts, are poised to develop effective conjunctive water resources management strategies.

- Political commitment reached among countries on implementing priority legal, institutional and policy reforms for the protection and equitable utilization of shared waters and dependent ecosystems of the two basins through conjunctive surface and groundwater management.

- Long term sustainability of achievements enhanced through public and political awareness campaigns, stakeholder involvement and replication mechanism.

2. AFTER PROJECT COMPLETION: ASSUMPTIONS AND DRIVERS

2.1	The four countries sharing the Bug and the Neman Basins remain fully committed and effectively sustain the project’s achievements.

2.2	Existing regional cooperation frameworks and the EU Approximation processes provide incentives and support for continuing cooperation.

2.3	Shared recognition of the need to manage and protect the transboundary freshwater and environmental resources of the two basins motivate sustained country commitment.

3. INTERMEDIATE STATE

3.1	The institutional frameworks for transboundary cooperation established through the project operate sustainably and effectively.

3.2	Broader adoption of the conjunctive surface and groundwater management and nature-based solutions promoted by the project.

3.3	Countries join forces and engage in the full-scale implementation of the Strategic Action Programs for the Bug and the Neman Basins.

4. IMPACTS ACHIEVED IN THE LONG-TERM

4.1	Reduced environmental threats

- Full SAP implementation reverses degradation trends and enhances sustainability of freshwater resources and related ecosystems.

- The Bug and Neman countries better prepared to face threats from global changes and climatic variability and change.

4.2	Environmental benefits

- The sound management and protection of freshwater resources and of globally significant ecosystems, fosters environmentally sustainable development in the Bug and Neman region, in compliance with the 2030 Agenda.

# EXPECTED RESULTS

The proposed project intends to assist Belarus and Ukraine in (i) joining forces with Poland and Lithuania to reach a common understanding of the water resources of the shared basins, of the existing pressures and drivers of change impacting the sustainability of the resources and of the dependent ecosystems, in particular increasing climatic variability and change and to move towards joint planning and management of the basins, (ii) to come to an agreement on the policy, legal and institutional reforms, and the investments that will be needed to improve water security and resilience to the impacts of climatic variability and change, and to the enhance the sustainability of the transboundary freshwater resources and dependent ecosystems in the Bug and Neman basins, and (iii) accelerate the transformative processes by pilot testing of conjunctive management solutions, and by consolidating transboundary coordination and cooperation. To do so, the project will adopt the TDA – SAP approach and methodology, expanded to include an assessment of the present and likely future impacts of climatic variability and change, an attempt to unravel conflicts at the water nexus, the characterization in terms of quantity and quality of the groundwater resources of the region, both confined and unconfined, and of the conditions regarding gender roles and equality in water resources management. The project will also support the two beneficiaries countries in implementing the European Union Water Framework Directive the Flood Directive,  and the UNECE Water Convention as well as the guidance given in the Draft Articles on the use of transboundary aquifers.

## 4.1. Partnerships:

National government representatives in the four countries, relevant national governmental institutions, and representatives of UNECE will be key project partners. NBS/the principles and methods of ecohydrology will play a central role in the context of the pilot projects to be implemented under project Component 3 and will also be considered under Component 1. In this context, ERCE (Water-related Category II Centre under the auspices of UNESCO, Lodz) will be a key project partner. It is also expected that the World Water Assessment Programme (UNESCO WWAP; given its expertise at the nexus of water and gender equality), and IGRAC (International Groundwater Resources Assessment Centre, Water-related Category II Centre under the auspices of UNESCO) will contribute to the project, given their thematic expertise. The development challenge will also be addressed by leveraging, learning from, and seeking complementarities and co-benefits, as possible, with relevant past and ongoing projects and initiatives in the region, including but not limited to:

- “River Basin Management and Climate Change Adaptation in the Neman River Basin” (UNECE and UNDP, 2012-2015)

- 2010-2013 EU/UNDP project “Support to the development of a comprehensive framework for international environmental cooperation in the Republic of Belarus”

- EU-funded project “Support to Ukraine in approximation of the EU environmental acquis” for the period 2015-2018

- EU LIFE project: “Implementation of River Basin Management Plan in the Vistula basin on the example of upper and middle catchment of Pilica river”

- EU-funded regional EUWI+ (European Union Water Initiative) project on national water policy dialogue (2016-2020)

- IW:LEARN

- UNDP project on “Improved management of water resources in the upper Pripyat basin” (2008-2009)

- GEF-funded DIKTAS project (Protection and Sustainable Use of the Dinaric Karst Transboundary Aquifer System)

- NATO Pilot Study Project on "Sustainable Use and Protection of Groundwater Resources Transboundary Water Management"

- About dozen relevant INTERREG and TACIT projects conducted in the recent years

- EU Water Initiative+, East (2016-2019)

- National NGOs and civil society organizations

- GEF/UNDP Dnister river project.

## 4.2. Risks and Assumptions:

Key risks (further developed in Section X of the Project Document) identified by the project proponents are: 1) The potential lack of support to the establishment of transboundary cooperation mechanisms, 2) Political instability and institutional fragmentation at national level, and 3) lack of full and sustained political commitment from the four project countries (sharing the relevant aquifers and river basins) in attaining the objectives of the project. No potential ‘social and environmental risks’ as listed in the ‘Social and Environmental Risk Screening Checklist’ (ANNEX E) have been identified by the proponents of the project. Mitigation measures for the risks identified will require: 1) Strong coordination between the Executing Agency and the PCU with national partners in order to anticipate and respond to political developments with potential implications to project support, 2) Trust building through the TDA-SAP process and incentives/opportunities provided by the EU approximation process, and 3) an adaptive approach to project management, and an open line of communication between all key project stewards.

## 4.3. Sustainability, potential for scaling up, and innovation:

While the project follows the well tested TDA–SAP methodology for IW Foundational projects, it will also integrate and consider the WFD and Flood Directive’s goals, and will particularly emphasize two innovative approaches in the project region: Conjunctive surface and groundwater management, and Ecohydrology as a means to identify highly sustainable nature-based solutions to some of the anthropogenic and climate related issues affecting the freshwater ecosystems in the two basins. Successful pilot testing of these approaches (Component 3), and effective dissemination (Component 5) will enhance their scaling up potential and promote broader adoption. Responding to the need highlighted by the relevant countries, the project will contribute to attaining goals under the EU WFD and Flood Directives, thus playing a role in raising the EU water policy response of the countries, with impacts beyond the life of the project.

## 4.4. The project

The project will be developed through five Components and is expected to achieve nine Outcomes through the production of thirteen Outputs. The project covers the Bug basin (including the San sub-basin district in Ukraine) and the Neman basins.

Beneficiary countries have expressed interest and the need to develop RBMPs in accordance with WFD. There is a possibility and a methodology for developing TDAs and SAPs in a way that they are integrated into one final document at the end which would be an analogue of a transboundary RBMP for the two rivers with elements that can be used for national RBMPs. In this relation, a few relevant RBMPs will be analyzed and one of them will be selected as an example of the final output of the document that would include TDAs and SAPs. The existing national RBMPs for the two basins will be taken into account. Climate change will be seen as a cross-cutting issue related to other key issues in the basins.

Component 1: Improve and harmonize the countries’ knowledge of the transboundary water resources, and of the expected impacts of increased climate variability and change.

Outcome 1.1: 	Countries recognize the transboundary and interlinked nature of the surface waters, aquifers and their dependent ecosystems in the two basins, and their high vulnerability to anthropogenic and climatic impacts.

Output 1.1.1:	Science based assessments of the current state of freshwater resources and dependent ecosystems in the two basins linked by the underlying aquifer system,  leading to agreement on a Transboundary Diagnostic Analyses (TDA) for each Basin - in line with GEF, the EU WFD, the UN Draft Articles,  and national legislation. In addition to the TDA document, this component will also produce the following outputs:

- typology and delineation of water bodies in transboundary sections

- surface and groundwater water quantity and water quality programs

- inventory of protected areas

- conceptual Models of the aquifers

In all areas of the assessments the experts compiling the diagnostic analysis will consider the current and potential future impacts of the COVID-19 global pandemic on communities in the participating countries and differentiated effects by gender, age, and other characteristics.

Activities: The Transboundary Diagnostic Analyses (TDA) will gather and analyze all the key elements necessary for establishing of coordinated national River Basin Management Plans, and will include:

On a country level (BY, UA):

- Data availability survey (assessment procedure aimed at all data necessary for planning processes in water management) with gap analysis;

- Characterization of the existing monitoring system (surface waters, groundwaters, incl. water quantity measurements) incl. availability of appropriate methodologies for biological quality elements and hydromorphological quality elements;

- Delineating surface and ground water bodies and typology and identification of reference conditions for the surface water body types

On a basin level (BY, UA):

- Harmonization of typology and delineation of water bodies in transboundary sections;

- Development of surface and groundwater quantity and water quality monitoring programs, and their implementation; considering the capacity of national monitoring network and the ability of transboundary monitoring setting;

- Pressures and impact analysis of the water bodies and assessment of ecological status of selected water bodies incl. harmonization of methodologies and joint research;

- Analysis of significant national and transboundary water management issues / drivers, root causes and indicators;

- Inventorying protected areas (areas designated for the abstraction of water intended for human consumption, areas, designated for the protection of economically significant aquatic species, bodies of water designated as recreational waters, nutrient sensitive areas and areas designated for the protection of habitats or species);

- Characterization of water bodies incl. preliminary status assessment, results of pressures and impact analysis, etc.

- preliminary flood risk assessment followed by modeling and mapping of selected flood risk areas;

- Conducting gender analyses in both basins;

- Transboundary coordination and cooperation;

- Accounting for climate change future scenarios.

During development of the afore-mentioned TDA components, the results of the previous projects as well as of the research and activities on the national level will be used and, where necessary, extended.

TDAs will explore in particular on the lesser known characteristics and behavior of the groundwater resources of the two basins:

- Identification of the territorial extent of the transboundary aquifers to be included. This is an important step and is required so that a consistent hydrological and hydrogeological balance may be carried out.

- Development of a consistent sequence of the stratigraphy and lithology from the perspective of the aquifer systems. The preliminary presentations made treat the aquifer system as a series of disconnected sub systems, while they operate a logical continuum in which some parts have very slowly moving ground water flow – while the shallower section may have more rapid movement due to annual recharge and discharge to nearby streams.

- Identification of the primary aquifer system / systems that interact with superficial waters – both in stream and lakes characterizing their eco-hydrogeological relationship. The conceptual understanding of the aquifer system suggests that deeper Mesozoic waters have an upward flow component at the junction with the overlying Tertiary / Quaternary aquifers, thus recharging the lake district.

- Indicative flow systems in the primary aquifer systems – directions, potential recharge and discharge areas. Data is available for the groundwater levels in much of the area and this can be used to develop the flow direction analysis- data may be missing for the deeper parts of the aquifer, so some postulations might be needed and data mining will be required to search for such information.

- Indicative areas where groundwater flows converge to discharge areas, creating wetlands, base flows and closed lakes.

Preparation of the maps needed for the River Basin Management Plans:

- Overview of the river basin district;

- Ecoregions

- Delineated surface water bodies

- Delineated groundwater bodies

- Monitoring network

- Protected areas

- Preliminary chemical and ecological status of surface water bodies

- Preliminary chemical and quantitative status of ground water bodies etc.

Outcome 1.2: 	Countries reach agreement on the key issues of transboundary concern and their causes, including effects of climate change, and decide to take steps to deal with them.

Output 1.2.1:	Agreed report on baseline conditions (TDAs), agreement on designation and classification of water bodies according to EU WFD standard, and on environmental and socioeconomic status indicators.

Activities:

Consultative processes and dialogues, both at the national and transboundary levels, for the definition and adoption of environmental objectives, and the harmonization of environmental and socioeconomic status indicators and monitoring protocols.

Creation of a list of main municipal industrial wastewater treatment plants in the Bug river basin, establishing priority projects, and discussion between parties on possible financing sources.

The project will also contribute to inter-sectoral cooperation in Belarus and Ukraine during preparation of TDAs by involving the relevant sectoral authorities and other stakeholders.

Preparation of maps of the project region delineating/displaying:

  - The groundwater systems, addressing in the particular the mismatch between the surface catchments and the underlying groundwater systems; maps will show features related to topography, geology, hydrogeology, at an appropriate scale given the extent of the data and information available.

  - Municipal and industrial wastewater treatment plants which have a negative influence on the water quality of the Bug river.

  - Locations of wetlands, lakes, streams and rivers, with indicative baseflow conditions (ie dry weather conditions – when groundwater discharge is expected to predominate over the surface flows)

  - Primary hydrogeological conditions (transmissivity, storage, EC, TDS, major cations and anions) incl. their typology.

Outcome 1.3: 	The countries explore and reach consensus on the application of eco-hydrology for addressing imbalances in the aquatic environment for the conjunctive management of surface and groundwater..

The principles of Ecohydrology are expressed in three sequential components:

- H1: Hydrological processes generally regulate biota

- H2: Biota can be shaped as a tool to regulate hydrological processes

- H3: These two types of regulations (H1&H2) can be integrated with hydro-technical infrastructure to achieve sustainable water and ecosystem services (Zalewski 1997).

The concept of ecohydrology is at the core of the so-called Nature-based solutions (NBS) for water management. They are inspired and supported by nature and use, or mimic, natural processes to contribute to the improved management of water. “An NBS uses ecosystem services to contribute to a water management outcome. An NBS can involve conserving or rehabilitating natural ecosystems and/or the enhancement or creation of natural processes in modified or artificial ecosystems.”

The application of water management solutions inspired by eco-hydrology is strictly interlinked with the conjunctive management of surface and groundwater approach that the project will promote in the Bug and Neman basins region.

Output 1.3.1:	Methodology for application of ecohydrology in the two basins, to address mechanisms that will lead to moderated imbalances.

Activities:

The application of the methodology will be promoted through:

- workshops on application of ecohydrology with the participation of decision-makers and water managers,

- technical visits to UNESCO-IHP demo sites, such as at the Pilica river catchment (focus in diffuse pollution, EKOROB project demo site), and Lodz (urban area; SWITCH and EHREK project demo sites).

This will enable the translation of experiences from SWICTCH/EHREK/EKOROB projects to the context and specific conditions of the Bug and Neman basins, namely based on an in-depth analysis of the pressure and water status in small demonstration catchments.

Component 2: Facilitating the establishment of cooperation mechanisms and institutions among countries sharing the basins and their water resources.

Outcome 2.1:	Strengthened institutional cooperation, coordination and information sharing among riparian countries in each basin, and between the two basins, improves sustainability of the shared resources.

Output 2.1.1:	Establishment or straightening of the Transboundary River Commissions  in the two project basins and defining coordination and information sharing mechanisms between the two Commissions.

Activities:

In close cooperation with existing bilateral water commissions the following activities will be implemented:

- draftingguidelines, legal documents and information material to support deepening of bilateral as well as basin-level cooperation.

- Support the further broadening of the legal structure and institutional frameworks for water cooperation in the two basins.

- Support for strengthened cooperation on the Neman river between Belarus and Lithuania.

- Building on the current bilateral agreements (Belarus-Russia, Ukraine-Poland and Ukraine-Belarus) options for a trilateral cooperation on the Bug river will be reviewed.

- Update thethe bilateral Protocol on the Neman basin between Belarus and Lithuania and its operationalization through continuing consultations and dialog..

- Twinning with other transboundary basin commissions/organizations, i.e. in the form of visit/s and/or participation in their meetings.

- An analysis will be made of the national surface water and groundwater quality and quantity monitoring networks with WFD and needs for coordination of these networks in the two basins.

- Recommendations for national as well as coordinated transboundary networks will be worked out for their harmonization and the requirements of WFD. Information on the monitoring networks should be part of the TDA and RBMP.

- Promotion of the data and information sharing mechanisms.

Outcome 2.2:	Overall cross-sectoral coordination of actions and information exchanges at the national level improve cooperation and defuse nexus conflicts in the two basins.

Output 2.2.1:	Mechanisms in form of National Basin Councils will be established for coordination and information exchanges at the national level, coordination with other relevant projects and initiatives put in place in both basins.

Activities:

During project implementation, National Basin Councils ensuring cross-sectoral coordination will be established. During project meetings, representatives of other on-going projects in the basisns will be invited to share experience and lessons learned. learned

Component 3: Testing of conjunctive surface and groundwater management approaches, through the application of the principles of ecohydrology.

Outcome 3.1:	Successful testing and application of conjunctive surface and groundwater management options and nature-based solutions (eco-hydrology) for balancing water nexus conflicts and adapting to climate change and variability identified through the TDAs or other similar processes build country and regional Institutions capacity and commitment to reforms and investments.

Output 3.1.1:	Implementation of pilot projects and policy measures in the two basins (GEF support will concentrate in Belarus and Ukraine).

Activities:

During the implementation phase, when the TDA draft is ready, the project stakeholders will select two or more demonstration pilot projects at least one in each basin and according to GEF criteria for the selection of pilot projects. The selection criteria will include: previous studies, regional importance, co-finance, availability, government / local interest, the ability of the pilots to inform the SAP formulation in a timely fashion For each pilot a plan will be developed defining actions and interventions to be adopted by the project partners and to be implemented together with the Partner Countries. The pilots will be presented for approval to the PSC meeting. The budget will rely mostly on national co-financing, with limited GEF contributions (USD 674k).

The Table 2 below illustrates the possible concepts, techniques, modelling approaches that will be piloted to address major transboundary problem and concern, identified during the TDA development process.

| Environmental problem/concern | Nature Based Solutions (Eco-hydrology), and Conjunctive Surface and Groundwater Management options |
| --- | --- |
| Excessive engineered drainage of swamplands and land reclamation for agriculture results in a decrease of both surface and groundwater levels, decline of recharge to aquatic ecosystems. | Protect and restore water-related ecosystems, including forested wetlands, wetlands, river and lake banks, aquifer recharge areas, and protect aquifer recharge zones. |
| Untreated wastewaters discharge from poorly operating communal and industrial sewage treatment plants. | Constructed wetlands, riparian buffers, vegetated waterways and wetlands. Sequential Sedimentary/Biofiltration System for urban storm water purification |
| Agriculture and application of agrochemical and the related threats, including land degradation. | Promote sustainable consumption of resources (chemicals, fertilizers and land) in farming. Improve soil water availability for rainfed crops (conservation agriculture). |
| Untreated sewage from rural and urban areas – waste accumulating in streams, lakes and water bodies. Excess nutrients (N, P) in surface and groundwater. | Nutrient retention in catchments by Enhancement of landscape diversity; Engineered wetlands, Buffer strips, Sedimentation ponds. |
| Climate change: possible increase of the risk for eutrophication during the summer season, notably in those parts of the basin where runoff is expected to decrease during this season. Notably pollution with phosphorus compounds could be critical. | Enhance phosphorus retention efficiency by floodplain vegetation restoration. Conjunctive surface and groundwater use. |
| Climate change: length of droughts is expected to increase in the major part of the Neman basin. | Water harvesting, conjunctive uses of groundwater and surface water (MAR), enhanced groundwater recharge through improved land management. |

It is foreseen that successful pilot testing (on the ground) of innovative approaches to conjunctive management in the region, will strengthen the countries’ ability to build institutional capacity and make a better (science-based) ‘case’ for investments and reforms that would not have been viable beforehand. In addition, proposed pilot projects must address and/or accommodate risks and impacts of the COVID-19 global pandemic, particularly in areas related to livelihoods.

Component 4: Facilitating countries' commitment to joint priority actions.

Outcome 4.1:	Policy makers in countries, having improved their understanding of (i) the surface, groundwater and ecosystems interactions in the two basins, (ii) the implications of expected climatic changes, and (iii) the existing and/or potential water nexus conflicts, commit to develop effective conjunctive water resources management strategies.

Output 4.1.1: 	Operational Basin councils of inter-ministerial nature established in each beneficiary country, focused on harmonization of existing frameworks, adoption of conjunctive water resources management approaches, and the identification of priority reforms.

Activities:

Supporting inter-ministerial committees in Belarus and Ukraine: The Ukrainian water authorities chair an inter-sectoral group (hydropower, fisheries, hydro-meteorological, etc.) which makes decisions on water management issues. Both countries are also in the process of establishing permanent river basin councils and need support for their further efficient functioning after the end of the GEF project. It is an alternative that a national Steering Committee of the EU-funded regional project EUWI+ on national water policy dialogue (2016-2020) is used as an effective coordination mechanism among the various governmental sectors which have direct or indirect relevance for water resources management and protection (UNECE Water Convention Secretariat takes part in the European Union Water Initiative which is an additional opportunity to provide an advisory support to the harmonization process).

Outcome 4.2: 	Political commitment reached among countries on implementing priority legal, institutional and policy reforms for the protection and equitable utilization of shared waters and dependent ecosystems of the two basins through conjunctive surface and groundwater management.

Output 4.2.1:	The Strategic Action Programs (SAPs) for the two basins - prepared by the countries based on the TDA findings - submitted for endorsement at high ministerial level. In addition to the SAPs, the project will also develop Flood Risk Management Plans for both basins

Output 4.2.2:	Environmental quality targets defined and adopted. Harmonization of environmental status indicators and monitoring procedures agreed upon

The project will also seek to identify areas where the SAPs may reduce social and economic vulnerabilities that have been exacerbated by the COVID-19 global pandemic, and to ensure that programs to support economic relief and recovery leverage opportunities to support sustainable resource use.

Activities:

These SAPs will: (i) be in line with national legislation, consider provisions of the EU Water Framework and Flood Directives, and represent the equivalent of River Basin Management Plans (RBMP); (ii) adopt conjunctive surface and groundwater management options; (iii) define environmental quality targets and harmonized environmental status indicators and monitoring procedures; (iv) include measures for reaching the environmental quality targets and to promote gender equality; (v) support the development of bilateral basin agreements and related policy and institutional arrangements for transboundary cooperation and joint sustainable management..

Drafting and approval of the SAPs - The findings of the TDAs will serve as a basis for the formulation of coordinated RBMPs and Flood Risk Management Plans, that is operational documents meeting the expectations of a GEF SAP (negotiated, ministerial endorsed etc.). The existing national RBMP for the Bug basin will be considered and updated where needed and possible. The RBMP for those parts of the Bug and Neman basins not covered by RBMPs are to be developed (within corresponding national basin districts). The SAP/RBMP will take climate change into account as a cross-cutting issue related to other key issues in the basins. Results from the pilot demonstration activities (Component 3) will guide the formulation of the management actions in the SAPs. The documents will be developed jointly with the range of the stakeholders involved in the TDA formulation, and will be submitted for approved at the highest possible (e.g. ministerial) level.

UNECE Water Convention Secretariat will be contributing to the SAP/RBMP focusing on surface waters, climate change, inter-sectoral/nexus cooperation and transboundary aspects, especially the requirements of the EU Water Framework Directive and the Water Convention.

In accordance with GEF IW:LEARN best practices, the SAP will address:

- Environmental objectives in the two basins,

- Management actions (measures) to reach these objectives,

- Cost/benefit analysis of alternative measures,

- Future governance and management of the transboundary river basins and related aquifers.

- Monitoring and Evaluation criteria (indicators, targets, timescale, etc.) for the implementation of the SAP/RBMP.

Countries will establish a technical working group to develop environmental targets and environmental status indicators for both basins.

Component 5: Knowledge management, Communication, Dissemination and Replication Activities.

Knowledge management is an important aspect of the project, directly incorporated into several of the project outputs. In particular, the knowledge enhancement process leading to the formulation of the TDA will ultimately produce a number of knowledge tools and communication / dissemination materials. These materials produced will be widely shared in the region., including through the opportunities for dissemination provided by the UNECE activities and website. The project will establish its website, following IW LEARN standards, and populate it with progress reports, documents, webinars and other project products. In particular, at least 1% of total project budget will be set aside for knowledge management and information exchange activities organized by IW LEARN (e.g. IWC participation, information dissemination through IW LEARN platforms and networks, twinning exercises). Knowledge exchange will include the participation in relevant regional and international workshops and conferences (such as GEF International Waters Conferences, World Water Forum, World Water Week), where the UNECE Water Convention Secretariat could contribute. The project’s legacy will be consolidated in the Project Final Report.

Twinning activities and knowledge exchanges will adhere to UNDP guidance on travel and precautions related to the COVID-19 global pandemic, and the project will develop virtual or on-line activities to support these exchanges where possible.

Outcome 5.1:	Long-term sustainability of achievements enhanced through public and political awareness campaigns, stakeholder involvement and replication mechanism.

Outputs 5.1.1:		Selected media events highlighting project’s progress and achievements.

Activities:

Media engagement activities for journalists from the basins (e.g. a press tour): As a powerful instrument on environmental policy, the mass media can encourage and support responsible environmental action, and in a broader context also contributes to transparency and democratic governance. The objective of this activity is to improve the coverage of environmental issues, as well as increasing interest on environmental issues among the public, environmental authorities and mass media themselves. The participants will be selected from central and local state and non-state media (including electronic / Internet-based media) on a competitive basis, depending on their interest, qualifications and submitted work samples. Local and international journalists together will interview experts and other sources, prepare and analyze each other’s publications, to improve their standards and quality. After the end of the tour the journalists are expected to publish their materials in the respective media.

Output 5.1.2: 	Communication and Capacity Building Strategies including gender mainstreaming, stakeholder analysis and engagements plans.

Activities:

As part of its initial phase, the project will develop targeted communication and capacity building strategies to encourage achievement of consensus in countries, disseminate results and findings, foster replication of new practices and gender equality.

Output 5.1.3:	Participation in activities of IW:LEARN and of the UNECE (including the global network of basins working on climate change), relevant congresses of the IAH Commission on Transboundary Aquifers and establishment of website.

Activities:

Key representatives from beneficiary countries will be given opportunities to participate in relevant IW:LEARN events and IAH meetings. The project will contribute to IW:LEARN through the participation to the biannual International Waters conferences, the production of Experience Notes and implementation highlights. A project website will be established following IW:LEARN standards. Funding dedicated to IW: LEARN related activities will amount to 1% of the total GEF project allocation.

Output 5.1.4	Awareness and fundraising donor/partner conference for SAP implementation.

Activities:

During the third year of project implementation, after the development and endorsement of the two regional SAPs an awareness and fundraising and partnership conference will be organized to attract co-financing, partnership and support for the SAPs implementation in the two basins.

## 4.5. Coordination

The project will build upon and take advantage of the numerous efforts being undertaken by the countries within the contexts of the implementation of the EU Framework Directive and of the UNECE Water Convention, and establish links with ongoing similar projects in the region, including GEF funded.

UNDP has a long record of activities in this region and of the comparable activities (i.e. transboundary groundwaters) in other regions. Among others, UNDP implemented a project “Improved management of water resources in the upper Pripyat basin” (2008-2009). This project aimed to define a practical solution for some (surface) water transboundary management issues in the Pripyat river water basin. The project strengthens the culture of a transboundary dialogue between the involved countries, making it easier to new transboundary initiatives to be adequately accounted and further developed.

The project especially builds on the past project “River Basin management and climate change adaptation in the Neman river basin (2011-2015)” implemented by UNECE and UNDP Belarus in the framework of the Environment and Security initiative (ENVSEC, www.envsec.org). The project led to a joint understanding of future climate change impacts by preparing a transboundary vulnerability assessment and numerous studies, as well as agreement on how to address them through the development of a basin-wide adaptation strategy. It also addressed monitoring and information exchange. It resulted in a revival of transboundary cooperation both at the expert and political level, culminating in the negotiation of a bilateral Protocol on transboundary water cooperation between Belarus and Lithuanian ministries.

In 2016-2018, within the EUWI+ project, UNECE supported Belarus and Lithuania to elaborate of the priority components of the Transboundary Neman River Basin Management Plan. A comprehensive technical report containing results of the WFD compliant overview of the Belorussian part of the basin including delineation of water bodies, comparative analysis of monitoring and assessment of water bodies and status of water bodies in the Belorussian part of the basin was prepared and will guide further work under the GEF project.

The new project can also rely on a very relevant experience about transboundary groundwaters in Europe that has been gained in DIKTAS project (Protection and Sustainable Use of the Dinaric Karst Transboundary Aquifer System). DIKTAS is a full-size GEF project, implemented by UNDP and executed by UNESCO. The project started in 2010 and include regional objectives similar to the objectives of the proposed project.

This project will be carried out in close cooperation with the ongoing NATO Pilot Study Project "Sustainable Use and Protection of Groundwater Resources Transboundary Water Management". This project creates an expert platform for discussion about sustainable groundwater management and the efficient way of protection of transboundary water resources. Attention will be paid to the legacy of recently completed projects and possible post project activities. There are about dozen relevant INTERREG and TACIT projects conducted in the recent years together with some UN related projects such as:

- The Bug River Pilot Project on monitoring and assessment of transboundary rivers established under the UNECE Water Convention (1998-2003);

- Integrated Environmental Evaluation Western Bug River Basin (Ukraine and Poland) - PHASE I: Baseline Assessment and Analysis, financed with UNIDO (2008). Development of transboundary polder system “Beregowo” in Cisa River Basin;

- EU/UNDP project "Support to the development of a comprehensive framework for international environmental cooperation of the Republic of Belarus".

The project will establish coordination links with two ongoing relevant GEF funded initiatives: The Forestry Development Project, World Bank; and the “Conservation-oriented management of forests and wetlands to achieve multiple benefits”, UNDP, both of them targeting Belarus.

Any other potentially important initiative recognized during the project execution phase will be considered with due attention.

The project will also benefit from the experience and lessons of many GEF International waters project in Europe, including, but not limited by WB and UNDP projects in Drin river basin, DiKtas, Dnipro river, etc.

During the project implementation it is envisioned that the project stakeholders will learn from experience of the well-established river conventions (e.g, ICPDR) who can advise and guide the establishment and/or strengthening of proposed institutional structures in the Bug and Neman river basins.

## 4.6. Consistency with National Priorities

The Project is fully consistent with the national priorities in the water and environmental sectors in the two beneficiary countries, as shown in the narrative below.

### 4.6.1. BELARUS

The Republic of Belarus is supplied with water resources sufficiently to meet the current and future consumption needs. The rivers of the Black Sea (Dnieper, Sozh, Pripyat) and Baltic Sea (Western Dvina, Nieman, Vilia, Bug) basins collect on average 55% and 45% of the accumulated river runoff, respectively. The Water Code of the Republic of Belarus was adopted in 1998 and didn’t include the basin principle. The new Water Code of April 30, 2014 indicates river basin planning as one of its key principles. Chapter 17 of the Water Strategy (adopted in August 11, 2011) includes provisions on stepwise introduction of basin principles in the water resources management practice of the country. The Strategy and Water Code also provide steps towards harmonization of the water management principles with the ones of the EU WFD. Improvement of the ecological status is defined as the aim in new Water Code and hydro biological, hydrochemical and hydro morphological indicators are to be applied.

Article 15 of the new Water Code determines the main river basins of the country as follows: Dnieper, Western Dvina, Bug, Nieman and Pripyat. The same article requires the Ministry of Natural Resources and Environmental Protection to develop RBMPs over a period of 5 to 10 years. RBMPs are to be approved by the joint decisions of the corresponding regional executive committees in the territory of which the watershed of respective river is located. Currently two RBMPs were under development: for Dnieper Basin and for Bug Basin.

The Dnieper RBMP was approved on the second meeting of the Dnieper Basin Council in Gomel on 25 of October, 2018. It was sent on March 13, 2019 for approval to regional executive committees. The Western Bug RBMP was approved at the second meeting of the Western-Bugsky Basin Council in the city of Kobrin, Brest Region, on November 30, 2018. In accordance with Article 19 of the new Water Code, basin councils are being established to develop recommendations for the protection and rational use of water resources for river basins. They are interdepartmental and inter-territorial advisory bodies. The decisions of basin councils are taken into account when developing plans for managing river basins, as well as when developing programs and measures for the protection and use of waters within river basins. In September 2018, basin councils of the Dnieper, Pripyat and Western Bug rivers were created. Groundwater is under the ​​responsibility of the authorities responsible for mineral resources.

### 4.6.2. UKRAINE

Ukraine  is divided into nine major river basin districts , all of them discharging into the Black Sea except the Vistula , which flows towards the Baltic Sea: Dnipro basin (covering 49 % of the country); Dniester basin (9 %); Southern Bug, which is an internal basin; Danube basin (5%); the coastal basin grouping all the small rivers that flow directly into the Azov Sea; the coastal basin grouping all the small rivers that flow directly into the Black Sea; the basin of the Crimea rivers, Don basin ( 9%); and Vistula basin (2%) which is the focus area of this project and includes two sub-basins: Western  Bug  and San. Ukraine has a formal state policy on approximation with the EU WFD, including development of WFD compliant RBMPs. Thus, on September 17, 2014 the Cabinet of Ministers of Ukraine adopted Resolution No 847-p “On Action Plan for Implementation of the Association Agreement between Ukraine and the EU for the period of 2014-2017”. According to the Resolution, Ukraine will develop and approve provisions on RBMPs and the methodology for their development, and also develop RBMPs and FRMPs for all river basin districts  of the country by 2024.

At present, the provisions of the Water Framework Directive are included in the Water Code by adoption of the law “On Amendments to Some Legal Acts of Ukraine regarding the introduction of integrated approaches in water resources management following the river basin principle” No 3603. The goal of the document is to ensure integrated management of water resources within river basin districts using River Basin Management Plans, as well as introduction of the preliminary flood risk assessment, modelling and mapping followed by Flood Risk Management Plans. In 2014, with the assistance of SIDA, the draft RBMP for Southern Bug River Basin was developed. Currently further RBMPs are in the process of development: for the Tisza River Basin (Integrated Plan within ICPDR), the Dnieper River Basin, the Dniester RBD, and the Don RBD.

- There are 12 water basin management administrations (WBMAs) and 14 regional water management administrations established in Ukraine. These WBMAs are subordinate to the State Water Resources Agency of Ukraine, and the relevant river basin councils established to implement MENR Order #25 of 26 January 2017 “On Approving the Model Regulation on River Basin Councils”. The WBMAs are in charge of the management of the relevant basin districts as well as development of the river basin management plans. The first meeting of the Basin Council of the Bug and San in Ukraine was in December 2018.

## 4.7. THE 2030 AGENDA

The Project will also foster compliance with a number of global agreements, including the UN Resolution on Transboundary Aquifers, and support country efforts to achieve numerous targets of the Sustainable Development Goals, with focus on Goals 6, 13 and 15. The following table summarizes the project’s contributions to the Agenda 2030 process.

Table 3.

| Sustainable Development Goals | Targets |
| --- | --- |
| 1. End Poverty in all its forms everywhere | Targets 5, 1. a |
| 5. Achieve gender equality and empower all women and girls | Target 5 |
| 6. Ensure availability and sustainable management of water and sanitation for all | Targets 1, 2, 3, 4, 5,6, 6.a, 6. b |
| 12. Ensure sustainable consumption and production patterns | Target 2 |
| 13. Take urgent action to combat climate change and its impacts | Targets 1, 2, 3, 13. a |
| 15. Protect, restore and promote sustainable use of terrestrial ecosystems, sustainably manage forests, combat desertification, halt and reverse land degradation and halt biodiversity loss | Targets 1, 3, 5 |

## 4.8. Stakeholder engagement

Roles and responsibilities of main stakeholders are described in the Table 4table bellow.

More information on national and regional stakeholders is available in sections 2.2 – 2.6 of the Project Document, overview of the meetings conducted with relevant stakeholders during the PPG phase is available in Annex G.

Table 4 Roles and responsibilities of key government ministries, agencies and NGO stakeholders

| ROLES AND RESPONSIBILITIES OF KEY GOVERNMENT MINISTRIES, AGENCIES AND NGO STAKEHOLDERS |  |  |
| --- | --- | --- |
| Institution | Description | Role and responsibilities within the project |
| Belarus |  |  |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus | The Ministry is in charge of developing and implementing national policy in the field of environmental protection and rational use of natural resources, use and protection of subsoil resources, as well as hydrometeorological activities. The Ministry of Natural Resources is responsible for international cooperation, and studies and summarizes international experience in the field of environmental protection and rational use of natural resources. | The Ministry will be the main beneficiary of the project from the Republic of Belarus. It will be in charge of identifying all priorities for further support within the project in relation to surface and ground waters as well as transboundary cooperation and climate change. The Ministry will be responsible for aligning the project activities with the priorities of the national legislation and international commitments of the Republic of Belarus. The Ministry will review the main project outcomes such as TDA and SAP (to serve as a basis for river basin management plan), will provide comments to them and will approve them once finalized respectively. The Ministry will also provide guidance to all other project activities e.g. to cooperation with riparian countries, basin councils, demonstration projects and communication of project results. The Ministry together with the project team and other stakeholders will work on ensuring sustainability of the project results. The Ministry will contribute to important project-related meetings and events by making decisions, providing overall guidance and as a member of the PSC. As a member of the PSC the Ministry will appraise the Annual Work Plan for the following year, review project results and will take corrective action as needed to ensure the project achieves the desired results. |
| The state institution "Republican Center for Hydrometeorology, Control of Radioactive Pollution and Environmental Monitoring" (Belhydromet) | The Centre is responsible for surface water monitoring, hydrology and related fields aimed at the production of hydrometeorological and environmental information. | The Centre will provide guidance and will be consulted on TDA and SAP development is relation to monitoring, sharing data and climate change impacts. In addition, the Centre will provide ideas and will be consulted on development and implementation of the demonstration projects. It will also review the TDA and SAP and will provide comments respectively. |
| The Republican Unitary Enterprise "Central Research Institute for the Integrated Use of Water Resources" (RUE "CRICUWR") | The organization is responsible for the State water Cadastre (water use) and the preparation of an interagency annual publication, forecasting changes in the status of water resources and assessing impact on water resources. | The CRICUWR will be actively involved in development of the TDA and SAP to serve as a basis for the river basin management plans for the Bug and Neman rivers. The CRICUWR under the leadership of the Ministry will also provide ideas for demonstration projects and will contribute to climate change-related activities as well as development of the basin councils and transboundary cooperation. |
| The state institution "Republican Center for Analytical Control in the Area of Environmental Protection" | The organization is responsible for collecting, summarizing and presenting local monitoring data. | The Centre will be consulted on TDA and SAP development is relation to monitoring from the perspective of the local level. |
| The Institute of Geology of the State Enterprise "Research and Production Centre for Geology" | The organization is responsible for groundwater monitoring and assessment in the framework of the National Environmental Monitoring System. | The Institute will provide guidance and will be consulted on all project activities related to groundwaters as well as conjunctive surface and groundwater management. The activities will cover TDA and SAP development as well as implementation of demonstration projects. |
| The Brest, Grodno and Minsk regional committees of natural resources and environmental protection | These organizations are the main organizations of the Ministry of Natural Resources at the regional level. | The Brest, Grodno and Minsk regional committees of natural resources and environmental protection will be consulted on local priorities and situation in the Bug and Neman basins. If needed, they will provide on-the-ground support to project activities incl. for demonstration projects. They will provide inputs and comments to the TDA and SAP and will support engagement of the relevant stakeholders on the local level into development of the TDA and SAP. |
| Ministry of Housing and Communal Services of the Republic of Belarus; Ministry of Health of the Republic of Belarus; Ministry of Transport and Communications of the Republic of Belarus; Ministry of Agriculture and Food of the Republic of Belarus; Ministry of Energy of the Republic of Belarus; National Academy of Sciences of the Republic of Belarus including the Institute for Nature Management, the Scientific and Practical Center on Bioresources National Statistical Committee of the Republic of Belarus. |  | These institutions will be consulted with regards to their area of expertise during TDA and SAP development (if there is such a need). TDA and SAP will be available for commenting. |
| Ukraine |  |  |
| The Ministry of energy and environment protection of Ukraine | The Ministry is the main authority which shapes and enforces the state environmental policy. It defines and co-ordinates the activities of the State Service of Geology and Subsoil of Ukraine (SSGSU), the State Water Resources Agency of Ukraine, and the State Environmental Inspectorate of Ukraine. | The Ministry will be the main beneficiary of the project from Ukraine. It will be in charge of identifying all priorities for further support within the project in relation to surface and ground waters as well as transboundary cooperation and climate change. The Ministry will be responsible for aligning the project activities with the priorities of the national legislation and international commitments of Ukraine. The Ministry will review the main project outcomes such as TDA and SAP (to serve as a basis for river basin management plan), will provide comments to them and will approve them once finalized respectively. The Ministry will also provide guidance to all other project activities e.g. to cooperation with riparian countries, demonstration projects and communication of project results. The Ministry together with the project team and other stakeholders will work on ensuring sustainability of the project results. The Ministry will contribute to important project-related meetings and events by making decisions, providing overall guidance and as a member of the PSC. As a member of the PSC the Ministry will appraise the Annual Work Plan for the following year, review project results and will take corrective action as needed to ensure the project achieves the desired results. |
| The State Water Resources Agency of Ukraine | The State Water Resources Agency of Ukraine implements state policy in the field of water management and land reclamation, management, use and restoration of surface water resources. The main tasks of State Water Resources Agency of Ukraine include formulating and implementing policy on water management, land reclamation, hydraulic structures, irrigation, drainage, etc. | The State Water Agency of Ukraine will be actively involved in development of the TDA and SAP to serve as a basis for the river basin management plan for the Bug river. The State Water Agency of Ukraine under the guidance of the Ministry of energy and environment protection of Ukraine will contribute to identifying proper priorities for support by the project. It will also provide and together with the Ministry will select proper ideas for demonstration projects. Since the State Water Agency of Ukraine is involved in transboundary bilateral cooperation with Belarus (under the Institute of Plenipotentiaries) and Poland (under the Commission on Cross-border Waters), it will also contribute to enhancing cooperation between the riparians in the Bug basin. The Agency will contribute to important project-related meetings and events by providing guidance, inputs to decision-making and as a member of the PSC. As a member of the PSC the Agency will appraise the Annual Work Plan for the following year, review project results and will take corrective action as needed to ensure the project achieves the desired results. |
| State Emergency Service of Ukraine, Ministry of Interior | State Emergency Service of Ukraine, Ministry of Interior is responsible for flood management and implementation of the EU Flood Risk Directive. | State Emergency Service of Ukraine will provide guidance to development of the TDA and SAP in relation to flood and drought management. In addition, the State Emergency Service of Ukraine will be consulted while preparing preliminary flood risk assessment followed by modeling and mapping of selected flood risk areas and development of the flood risk management plan for the Bug basin. |
| Ukrainian Hydrometeorological Centre, State Emergency Service of Ukraine, Ministry of Interior | At present the Ukrainian Hydrometeorological Centre under State Emergency Service of Ukraine performs hydrological, hydro-chemical, hydro-biological, hydro-morphological monitoring and meteorological monitoring in the country. | Ukrainian Hydrometeorological Centre will provide guidance and will be consulted on TDA and SAP development is relation to monitoring, climate change impacts and disaster risk reduction. In addition, the Ukrainian Hydrometeorological Centre will provide ideas and will be consulted on development and implementation of the demonstration projects. It will also review the TDA and SAP and will provide comments respectively. |
| The State Service of Geology and Subsoils of Ukraine (SSGSU) | The State Service of Geology and Subsoils of Ukraine (SSGSU) is responsible for groundwater resources qualitative and quantitative evaluation and depletion control, performs and maintenances groundwater monitoring and control. | The State Service of Geology and Subsoils of Ukraine will provide guidance and will be consulted on all project activities related to groundwaters as well as conjunctive surface and groundwater management. The activities will cover TDA and SAP development as well as enhancing of transboundary cooperation and implementation of demonstration projects. |
| The Ministry of Justice | The Ministry of Justice is the leading ministry in the legislative EU approximation process in Ukraine. | The Ministry of Justice will be consulted in relation to development of any legal documents e.g. on establishment of cooperation mechanisms and institutions among countries sharing the basins and their water resources. |
| The Ministry for Communities and Territories Development of Ukraine | The Ministry for Communities and Territories Development of Ukraine is a key stakeholder for action taken by municipalities and regional bodies and for municipal utilities, including water supply and wastewater management infrastructure (the responsibility for wastewater treatment in rural areas lies with the State Agency of Water Resources). It is also responsible for implementation of the EU Wastewater treatment directive. | The Ministry for Communities and Territories Development of Ukraine will be consulted in relation to water supply and wastewater management infrastructure in municipal areas during TDA and SAP development (if there is such a need). |
| The Ministry for Development of Economy, Trade and Agriculture | The Ministry for Development of Economy, Trade and Agriculture is responsible for the policy in agriculture, animal husbandry, horticulture, technical support for agriculture, agricultural engineering and other areas, which may contribute to water pollution by nitrates, chemicals etc. | The Ministry for Development of Economy, Trade and Agriculture will be consulted in relation to agricultural issues during TDA and SAP development (if there is such a need). TDA and SAP will be publicly available for commenting. |
| The Ministry of Health | The Ministry of Health is responsible for drinking water quality standards and responsible for implementation of the EU Drinking Water Directive. | The Ministry of Health will be consulted in relation to health issues during TDA and SAP development (if there is such a need). TDA and SAP will be publicly available for commenting. |
| Ministry of Infrastructure, State Service of Ukraine for Geodesy, Cartography and Cadastre, State Agency for Fishery, State Agency for Forest Resources, State Agency of Ukraine on the Exclusion Zone Management (Chernobyl), and the Parliamentary Committee on Environmental Policy and Nature Resources. |  | Those institutions will be consulted with regards to their area of expertise during TDA and SAP development (if there is such a need). TDA and SAP will be publicly available for commenting. |
| The Bug & San Basin Management Administration | The Bug & San Basin Management Administration with its main office in Lviv ensures the implementation of State policy related to the management, use, protection, regeneration, and development of water resources, and to the management of water facilities and waterworks at the local level. | The Bug & San Basin Management Administration will be in close contact with the project team (every two weeks) and will be actively involved in implementation of all project activities related to the Bug basin. They will provide on-the-ground support to project activities, contribute to transboundary cooperation mechanisms with Belarus and Poland and will ensure engagement of the relevant stakeholders through the Basin Council into development of the TDA and SAP. |
| Basin Council for the Bug & San | Basin Councils have been established and work on development of the River Basin Management Plans consisting of representatives of state and local authorities, water users and scientists, NGOs/CSOs. | The Basin Council for the Bug & San will be providing inputs and comments to the TDA and SAP. Their involvement will be facilitated by the Bug & San Basin Management Administration. |
| Key private sector groups | Key private sector groups include farmers and farmers’ associations, fisherfolks, agro-chemical industry will need to be involved in project implementation. | Key private sector groups will provide comments and inputs to the TDA and SAP though the Basin Council for the Bug & San. TDA and SAP will be publicly available for commenting. |
| Academia |  | Representatives of the academia will be involved in development of the TDA as well as other activities according to their expertise. |
| NGO Mama-86, All-Ukrainian Ecological League, Coalition Clean Baltic, Clean Environment of Volyn, Volyn youth organization “ Ecoresource”, Lviv city NGO “Ecoterra”, Euroregion “Bug”, Eco PravoLviv, the Aarhus Centre in Kyiv |  | NGOs will provide comments and inputs to the TDA and SAP though the Basin Council for the Bug & San. TDA and SAP will be also publicly available for commenting. |
| Lithuania |  |  |
| The Ministry of Environment of the Republic of Lithuania |  | The Ministry will provide suggestions for implementation of the project activities and will share its experience in development and implementation of the river basin management plan in the Neman basin and transboundary cooperation. It will also contribute to establishment/development of cooperation mechanisms and institutions in the Neman basin. In addition, the Ministry will provide the necessary information for the Neman basin and will be consulted during TDA and SAP development so that they fully address transboundary issues. |
| Main relevant institutions subordinated to the Ministry of Environment: Environmental Protection Agency Lithuanian Geological Survey Environmental Protection Department Lithuanian Hydrometeorological Service |  | Those institutions will be consulted during development of the TDA and SAP under the leadership of the Ministry of Environment with regards to their area of expertise. |
| Poland |  |  |
| The Ministry of Maritime Economy and Inland Navigation |  | The Ministry will provide suggestions for implementation of the project activities and will share its experience in development and implementation of the river basin management plan in the Bug basin and transboundary cooperation. It will also contribute to establishment/development of cooperation mechanisms and institutions in the Bug basin. In addition, the Ministry will provide the necessary information for the Bug basin and will be consulted during TDA and SAP development so that they fully address transboundary issues. |
| National Water Management Authority and its regional authorities |  | The National Water Management Authority and its regional authorities will be consulted during development of the TDA and SAP under the leadership of the Ministry with regards to management of surface waters, flood and drought management and regional cooperation. |
| Polish Geological Institute |  | Polish Geological Institute will be consulted during development of the TDA and SAP under the leadership of the Ministry with regards to management of groundwater. |

One of the main project principles - introduced to ensure a future cooperation in assessing and managing of shared water resources - is building a partnership among project executing parties and (other) stakeholders. An effective public involvement is seen as crucial for a sustainable surface and groundwater management in transboundary areas. In line with the project outreach goals, a participation of the key stakeholders as well as to general public in the project will enhance dissemination of vital surface-ground water-related issues. The project activities will be conducted in consultation with responsible ministries, national and regional water authorities, geological surveys, environmental protection inspectorates as well as with various other organizations, including NGOs and academic and research institutions in the both beneficiary countries.

- Belarus: Ministry of Natural Resources and Environmental Protection, Belarusian Geological Prospecting Research Institute (now, State Enterprise "SPC for Geology", "Institute of Geology" branch). Central Research Institute for Complex Use of Water Resources and universities;

- Ukraine: Ministry of Ecology and Natural Resources, State Agency of Water Resources, Western Bug and San Basin Authority, Western Bug and San Basin council, State Hydrometeorological Service and its regional units in Volyn and Lviv, Oblast Regional Ecological Inspectorates, State Geological and Subsurface Survey of Ukraine (SGSSU) and regional divisions, National Parks and universities;

- Lithuania: Ministry of Environment, Environmental Protection Agency, Vilnius University, Lithuanian Hydro-meteorological Service, Lithuanian Geological Survey, Center for Environmental Policy, Baltic Environmental Forum.

- Poland: Ministry of Marine Economy and Inland Navigation, Ministry of Environment, General Directorate for Environmental Protection, Chief and Regional Inspectorate for Environmental Protection,  State Water Holding – Polish Waters Institute of Meteorology and Water Management – National Research Institute (hydrological and meteorological services), National Fund for Environmental Protection and Water Management, The Polish Geological Institute – National Research Institute (geological and hydrogeological survey), The Polish Academy of Sciences and universities.

Some important public stakeholders (NGOs) active in the Neman basin, WWF Baltic Ecoregion Programme, and Birdlife International – all international organizations. Belarusian NGOs engaged are Center for Environmental Solutions, Ecohome and their branch office – Neman Environment Group, Ecopartnership, Nerush and Bagna.

Important NGOs active in the Bug basin are Coalition Clean Baltic and Birdlife International – both international organizations. Local NGOs engaged are Western Center of the World Laboratory and Ecoterra, both in Lviv, Center for Environmental Solutions, Ecology – Law – People (EPL) Ecohome and their branch office – Ecohome Brest, Nerushand  Bagna.

## 4.9. Gender Equality and Women’s Empowerment

4.9.1. Project strategy on gender mainstreaming

Gender mainstreaming and promoting women’s empowerment are strategic and operational imperatives for the GEF. Having launched its initial gender policy in 2011, the GEF approved a reinforced policy in October 2017, shifting the focus from a gender-aware do no harm approach to a gender-responsive do good approach. Men and women have differentiated access to natural resources and, as a result, they are affected differently by changes to these resources and dependent livelihoods. Gender inequality and social exclusion increase the negative effects of environmental degradation on women and girls. Despite recent promising policy and legal reforms, and the full appreciation in the region that women in decision-making spaces can promote sustainable water resource use and management, persistent gender-discriminatory social and cultural norms, unequal access to land, water and productive assets, and unequal decision-making power continue to constrain women and men from equally participating in, contributing to, and benefitting from environmental projects and programs.

No water management assessment or diagnostic can be realistic without a gender perspective. And no decision-making is inclusive unless both women and men participate in the process. In line with the GEF Gender Equality Action Plan, the project will conduct a gender analysis as part of the TDA(s) process and of the preparation of the SAPs, in order to systematically introduce gender responsive results frameworks and foster women’s empowerment. Gender consideration will inform all activities and products of the proposed project, in particular fostering women’s participation to all working groups, dialogues, consultations and awareness raising activities. The project will conduct national training courses to familiarize stakeholders in all project countries on gender analysis and indicators, and on sex disaggregated data collection, in order to assist countries in overcoming one of the key stumbling blocks to achieving a more robust gender-integrated national policy regime: the lack of comparable national data on gender-sensitive water indicators. International as well as national policy mechanisms are driven first and foremost by data. Without sex-disaggregated data, it is not possible to fully measure progress towards Sustainable Development Goals (SDGs). Without sound, scientifically collected data, it is difficult to make effective analytical assessments of the comparative situation of women and men in different communities, countries, or parts of the world. If data are not available on a topic, no informed policy will be formulated; if a topic is not evident in standardized databases, then, in a self-fulfilling cycle, it is assumed to be unimportant. IW:LEARN has promoted the indicator-based methodology for collection and analysis of key sex-disaggregated water data developed by UNESCO World Water Assessment Programme, with the purpose of creating a baseline knowledge related to water, from which gender progress can later be evaluated.  Priority gender-sensitive indicators fall under five broad topics:

- Water governance;

- Safe drinking water, sanitation and hygiene;

- Decision-making and knowledge production;

- Transboundary water resources management; and

- Water for income generation for industry and agriculture.

More specifically, the indicators relate to women's empowerment and participation in water decision- making, income generation, and unaccounted-for water-related working hours (‘time poverty’).

It should be noted that the knowledge management dimension of the project will also serve to:

- Document, promote, publicize, and disseminate good practices when addressing gender issues in the mapping and analysis of water uses.

- Create or build upon synergies identified through addressing gender issues among the largest possible number of stakeholders in the water management sector (i.e. representatives of networks, governments, civil society, also beyond the project countries).

A major objective of the project will be the development of supportive policy and frameworks, and of monitoring protocols harmonized across beneficiary countries. These efforts will also be aimed at ensuring that the gender perspective is successfully incorporated into all activities. It is expected that this objective will be achieved by:

- Identifying gaps in equality and developing strategies and policies to close those gaps (TDAs);

- Considering gender issues in the mapping and analysis of water uses (TDAs);

- Promoting women’s participation in awareness raising and training activities, while raising gender awareness and contributing to ‘male sensitization’ to these issues (Output 5.1.2 );

- Supporting educational activities, on topics such as the environment, energy, and decision-making in general (output (5.1.2 );

- Involving women’s organizations: while the responsibility for implementing a gender approach does not rest solely with women’s organizations, they are natural vehicles for promoting gender equality at the local as well as the national level (TDAs, SAPs).

Balanced gender participation in project execution activities will be ensured, including in working groups, the Project Coordinating Unit, text drafting teams, etc. Gender consideration will be mainstreamed in all documents produced by the project, and particular attention will be paid to gender balance in monitoring and reporting activities. The project will work to ensure a balanced participation among men and women in the overall stakeholder involvement strategy and in consultation workshops and training programmes, and will support both women and men contribution individually, rather than assuming that both groups will benefit equally from gender-neutral development interventions.

| 1) did the project conduct a gender analysis during project preparation? | YES |
| --- | --- |
| 2) did the project incorporate a gender responsive project results framework, including sex-disaggregated indicators? | YES |
| 3) what is the share of women and men direct beneficiaries (women X%, men X%)? | NA |

# FEASIBILITY

## 5.1. Incremental cost reasoning

The project aims at adding the multi-country, regional dimension needed to reform and/or harmonize present national policies and physical plans, and address the transboundary implications of the shared nature of the resource. This regional dimension will involve and bring about the shared recognition of the system boundaries (in line with the ecosystem approach), the establishment of multi-country mechanisms for cooperation, and the enhancement of regional awareness and stakeholder involvement, all of which is incremental with respect to the “baseline” represented. The countries are open to transboundary water cooperation but the framework and dialogue needs further development in terms of a basin-wide and integrated approach. The participating countries are at present not ready to fully appreciate the international and domestic benefits that would eventually be accrued from the integrated, conjunctive management of surface and groundwater. With the facilitation of the GEF and other development partners it is likely that water resources exploitation policies would be taking into account the advancements in scientific understanding of the characteristics of these transboundary systems, and the transboundary implications of their interconnected and shared nature, thereby avoiding conflicts among users, threatening water security and the integrity of dependent ecosystems. Transboundary cooperation would without this support remain insufficient for tackling basin challenges and implementing the SDGs. The project will also point out required specifications/adjustments of EU Water Framework Directive (WFD) when applied on the regional scale between an EU and a non-EU country. Hence, the regional benefit that the project will accrue will be threefold: the improved protection and sustainability of a significant transboundary freshwater resources and related ecosystems, reflecting in improvements in the overall stability and water security in the region.

## 5.2. Social and environmental safeguards (SESP)

The project is rated as a ‘Category Medium” from an environmental and social safeguard perspective, with small scale, site-specific and manageable environmental and social impacts. No adverse long- term impacts are anticipated. During the project inception phase, the PCU will develop an Environmental and Social Management Framework (ESMF) that will provide guidance and measures with clear roles and responsibilities, along with capacity strengthening measures for effective implementation and monitoring.

# Results framework

This project will contribute to the following Sustainable Development Goal (s): (SDGs and Targets): 5.5, 6.3, 6.5, 6.6, 15.1, and 15.5

This project will contribute to the following country outcome included in the UNDAF/Country Programme Document: 3.1: By 2020, policies have been improved and measures have been effectively implemented to increase energy efficiency and production of renewable energy, protect landscape and biological diversity and reduce the anthropogenic burden on the environment.

This project will be linked to the following output of the UNDP Strategic Plan: - Primary Output 1.3: Solutions developed at national and sub-national levels for sustainable management of natural resources, ecosystem services, chemicals and waste. - Indicator 1.3.1: Number of new partnership mechanisms with funding for sustainable management solutions of natural resources, ecosystem services, chemicals and waste at national and/or subnational level. - Secondary Output 2.5: Legal and regulatory frameworks, policies and institutions enabled to ensure the conservation, sustainable use, and access and benefit sharing of natural resources, biodiversity and ecosystems, in line with international conventions and national legislation. - Output Indicator 2.5.2: Number of countries implementing national and local plans for integrated Water Resource Management.

|  | Objective and outcome indicators | Baseline | Mid-term target | End of project target | Data collection methods and risks/assumptions |
| --- | --- | --- | --- | --- | --- |
| Project objective: Advance transboundary water governance through the conjunctive management of surface and groundwater in the Central European adjoining Bug and the Neman river basins as a means to improve water security and sustainability of freshwater ecosystem services, balance competing water uses, and mitigate the expected impacts of climate variability and change. | Mechanisms for transboundary cooperation in the management of the shared freshwater resources of the Bug and the Neman river basins and aquifers, prepared for government level adoption. Conjunctive surface and groundwater management and nature-based solutions to balance competing water uses and increase resilience to climate change, agreed upon by the countries at the national and transboundary levels. | Despite a number of bilateral agreements related to water and environmental resources, there is a lack of comprehensive international instruments for the governance of complex transboundary water bodies such as the Bug and the Neman basins and aquifers. The abundant water resources of the two basins suffer from conflicts at the food, energy, environment and climate nexus. | Mechanism for information exchanges established in the two basins. Transboundary Diagnostic Analyses (TDAs)for the two basins prepared and agreed upon by the four countries. | Terms of reference and other legal provisions for the establishment of the two River Commissions of the Bug and the Neman prepared and submitted for governments’ adoption, and presented for consideration to interested government bodies. The Strategic Action Programs for the two basins including conjunctive water management and nature-based solutions, agreed upon and endorsed at high ministerial level. | Strong political commitment to foster transboundary waters cooperation. Data collection*: - Data availability survey and gap analysis - Water quality (biological and hydromorphological) - /and quantity measurements - Surface and GW body delineation - Analysis of impacts and pressures on water bodies - Inventory of protected areas - Modelling and mapping of flood risk areas - Gender analysis in both basins - Stratigraphy and lithology sequencing (GW) - Postulations and data mining as needed - Historical climate data Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| OUTCOME 1.1: Countries recognize the transboundary and interlinked nature of the surface waters, aquifers and their dependent ecosystems in the two basins, and their high vulnerability to anthropogenic and climatic impacts. | River Basin Assessments (RBA) endorsed by project Steering Committee (SC). | Lack of a comprehensive assessment of the freshwater resources and dependent ecosystems of the two basins. | The two RBAs endorsed by the SC. | The RBAs published in languages and widely disseminated. | Countries agree to create joint technical teams. Data collection: - Data availability survey and gap analysis - Water quality (biological and hydromorphological) - /and quantity measurements - Surface and GW body delineation - Analysis of impacts and pressures on water bodies - Inventory of protected areas - Modelling and mapping of flood risk areas - Gender analysis in both basins - Stratigraphy and lithology sequencing (GW) - Postulations and data mining as needed - Consultative processes and dialogues - Relevant maps of the project region - Historical climate data - Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| Output 1.1.1 Science based assessments of the current state of freshwater resources and dependent ecosystems in the two basins linked by the underlying aquifer system, leading to agreement on a Transboundary Diagnostic Analyses (TDA) for each Basin - in line with GEF, the EU WFD, the UN Draft Articles, and national legislation. | RBAs submitted to the SC for endorsement |  | RBAs completed |  |  |
| OUTCOME 1.2: Countries reach agreement on the key issues of transboundary concern and their immediate and root causes, including climate change and gender equality issues, and decide to take steps to deal with them. | Transboundary Diagnostic Analyses (TDA), including consideration of gender aspects, endorsed by SC | The two basins lack a comprehensive diagnostic discriminating issues of pure national concern from those that will require international mitigation action. Both Belarus and Ukraine have general gender policies setting standards and equality objectives. No attempt so far to apply these to river basin management frameworks. | The TDAs completed and endorsed by the SC | TDAs published in languages and widely disseminated. |  |
| Output 1.2.1 Agreed report on baseline conditions (TDAs), agreement on designation and classification of water bodies according to EU WFD standard, and on environmental and socioeconomic status indicators |  |  |  |  |  |
| OUTCOME 1.3: The countries explore and reach consensus on the application of eco-hydrology for addressing imbalances in the aquatic environment for the conjunctive management of surface and groundwater | Riparian countries adopt nature-based solutions | The application of eco-hydrology is new to the two basins. | The assessment of the nature-based solutions that might apply to the project area completed and endorsed part of the TDA. | Countries’ agreement on the adoption of nature-based solutions as part of the Strategic Action Program | The results of the assessment identify convincing applications of the eco-hydrology approaches. Data collection: - TDA findings - Literature review - Assessment of applicable nature-based solutions Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| Output 1.3.1 Methodology for application of ecohydrology in the two basins, to address mechanisms that will lead to moderated imbalances. | Review of nature based solutions that might apply to the project areas submitted to the SC for endorsement as part of the TDA. |  |  |  |  |
| OUTCOME 2.1: Strengthened institutional cooperation, coordination and information sharing among riparian countries in each basin, and between the two basins, improves sustainability of the shared resources. | The TORs, including Information Exchange Protocols, for two transboundary River Basin Commissions (RBC) adopted by riparian countries. | Countries have expressed interest in joining forces in the management of the two basins, but no action has been taken as yet. | The draft TORs for the RBCs and for the information sharing mechanism submitted to the countries for technical approval. | Information Exchange Protocols, technically cleared and established. | Sustained political commitment to the creation of joint basin management bodies. Data collection: - Literature review - Legal and institutional gap analysis - TDA findings Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| Output 2.1.1 Establishment or straightening of the Transboundary River Commissions in the two project basins and defining coordination and information sharing mechanisms between the two Commissions | TORs for the two RBCs and Information Exchange Protocols submitted for technical clearance |  |  |  |  |
| OUTCOME 2.2: Overall cross-sectoral coordination of actions at the national level improves cooperation and defuse nexus conflicts in the two basins. | The TORs of national Basin Councils ensuring cross-sectoral coordination, adopted by riparian countries. | Cross sectoral exchanges among different initiatives impacting water resources in the basin are nonexistent. | TORs submitted to the countries for technical approval. | Basin Councils TORs submitted to the relevant government bodies for approval and establishment. | Sustained political commitment to the creation of joint basin management bodies Data collection: - Literature review - Legal and institutional gap analysis - Data gathered from visits and RBC meetings - TDA findings Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| Output 2.2.1 Mechanisms in form of National Basin Councils will be established for coordination and information exchanges at the national level, coordination with other relevant projects and initiatives put in place in both basins.. |  |  |  |  |  |
| OUTCOME 3.1: Successful testing and application of conjunctive surface and groundwater management options and nature-based solutions (eco-hydrology) for balancing water nexus conflicts and adapting to climate change and variability identified through the TDAs or other similar processes build country and regional Institutions capacity and commitment to reforms and investments.. | Number of pilot projects field testing nature-based solutions and conjunctive management approaches implemented. | The application of eco-hydrology and conjunctive surface and groundwater management approaches are new to the two basins | Pilot projects under implementation | At least two pilot projects, one in each beneficiary country, implemented. | Countries agree on the identification of pilot projects during the first year of the project. Data collection: Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| Output 3.1.1 Implementation of pilot projects and policy measures in the two basins (GEF support will concentrate in Belarus and Ukraine). | Design and Final reports of each pilot project. |  |  |  |  |
| OUTCOME 4.1: Policy makers in countries, having improved their understanding of (i) the surface, groundwater and ecosystems interactions in the two basins, (ii) the implications of expected climatic changes, and (iii) the existing water nexus conflicts, commit to develop effective conjunctive water resources management strategies. | The two River Basin Commission approve the priority actions needed to address major transboundary issues of concern within a conjunctive water resourcesresources management framework. | No such prioritization exists | Basin Councils identify priority actions. | The national Basin Councils submit lists of strategic priority actions to the two RBCs for harmonization and adoption. | National Basin Councils of inter-ministerial nature, or equivalent bodies, established and functioning in all countries. Data collection: - Legal and institutional gap analysis and baseline assessment - Data gathered from visits and inter-ministerial council/committee meetings - TDA findings as basis for SAP Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| Output 4.1.1 Operational Basin councils of inter-ministerial nature established in each beneficiary country, focused on harmonization of existing frameworks, adoption of conjunctive water resources management approaches, and the identification of priority reforms. | Reports containing priority reforms and investments in the two basins prepared by the national Basin Councils for submission to the transboundary RBCs |  |  |  |  |
| OUTCOME 4.2: Political commitment reached among countries on implementing priority legal, institutional and policy reforms for the protection and equitable utilization of shared waters and dependent ecosystems of the two basins through conjunctive surface and groundwater management. | SAPs for the two basins endorsed at high ministerial level by the riparian countries. | A number of bilateral agreements so far regulate transboundary water management in the two basins, but comprehensive commitments of all riparians are missing. | Two SAPs, including the consideration of the priority actions identified by the RBCs, prepared and technically cleared. | The Strategic Action Programs for the two basins submitted and endorsed at high ministerial level. |  |
| Output 4.2.1 The Strategic Action Programs (SAPs) for the two basins - prepared by the countries based on the TDA findings - submitted for endorsement at high ministerial level. In addition to the SAPs, the project will also develop Flood Risk Management Plans for both basins | The two SAPs prepared by the RBCs |  |  |  |  |
| Output 4.2.2. Environmental quality targets defined and adopted. Harmonization of environmental status indicators and monitoring procedures agreed upon | As part of the SAP development process, the `environmental quality targets will be agreed and approved | No agreed environmental quality targets available, environmental status indicators only at the national level | A number of environmental targets and environmental status indicators proposed by the technical working group for the countries approval | A number of environmental targets and status indicators approved by the countries | Countries establish a technical working group to develop environmental targets and environmental status indicators for both basins, |
| OUTCOME 5.1: Long term sustainability of achievements enhanced through public and political awareness campaigns, stakeholder involvement and replication mechanism. | Number of gender balanced capacity building and stakeholders engagement events | Beneficiary countries not familiar with innovative approaches promoted by the project. | Training modules on the TDA-SAP process, and on Gender Mainstreaming conducted in beneficiary countries (2 in each country) ------------------------At least 5 media events held Draft Strategy prepared and shared with countries and approved by the PSC Project full engaged with IWLearm website established and least 2 experience notes and participating in major UNECE events | Dialogues and awareness raising events on conjunctive surface and groundwater management, and on eco-hydrology (2 in each country) At least 15 media events held Strategy implemented Project acyively involed in all IWLearn events and participating at major UNECE events and networks | Broad participation of stakeholders ensured. Data collection: - Knowledge base established through implementation of technical components (knowledge-management data) - Data gathered from capacity-building activities - IW-LEARN tools and services Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| Output 5.1.1 Selected media events highlighting project’s progress and achievements. |  |  |  |  |  |
| Output 5.1.2 Communication and Capacity Building Strategies including gender mainstreaming, stakeholder analysis and engagements plans. |  |  |  |  |  |
| Output 5.1.3 Participation in activities of IW:LEARN and of the UNECE (including the global network of basins working on climate change), relevant congresses of the IAH Commission on Transboundary Aquifers and establishment of website. |  |  |  |  |  |
| Output 5.1.4 Awareness and fundraising donor/partner conference for SAPs implementation | Comprehensive awareness, partnership and fundraising campaign | Limited bilateral partnership and local awareness activities | Draft road map | Conference organized. Resulting in new partnerships for the SAPs implementation |  |

# MONITORING AND EVALUATION

The project results, corresponding indicators and mid-term and end-of-project targets, as outlined in the project results framework will be monitored annually and evaluated periodically during project implementation to ensure the project effectively achieves these results. If baseline data for some of the results indicators is not yet available, it will be collected during the first year of project implementation. The Monitoring Plan below provides details on roles, responsibilities, and frequency of monitoring project results.

Project-level monitoring and evaluation will be undertaken in compliance with UNDP requirements as outlined in the UNDP POPP and UNDP Evaluation Policy. The UNDP Country Office is responsible for ensuring full compliance with all UNDP project monitoring, quality assurance, risk management, and evaluation requirements Additional mandatory GEF-specific M&E requirements (as outlined below) will be undertaken in accordance with the GEF Monitoring Policy and the GEF Evaluation Policy and other relevant GEF policies. The costed M&E plan included below, will guide the GEF-specific M&E activities to be undertaken by this project.

In addition to these mandatory UNDP and GEF M&E requirements, other M&E activities deemed necessary to support project-level adaptive management will be agreed during the Project Inception Workshop and will be detailed in the Inception Report. These activities may include UNDP guidance regarding adopting remote monitoring approaches and for M&E procedures as a whole during the COVID-19 global pandemic. This will also include the exact role of project target groups and other stakeholders in project M&E activities including the GEF Operational Focal Point and national/regional institutes assigned to undertake project monitoring. The GEF Operational Focal Point will strive to ensure consistency in the approach taken to the GEF-specific M&E requirements across all GEF-financed projects in the country.

The Executing Agency (UNESCO IHP) and key project partners (national government representatives, UNECE representatives) will have an important role in overall project governance.

## 7.1. M&E Oversight and monitoring responsibilities :

The Project Steering Committee (PSC): The PSC will take corrective action as needed to ensure the project achieves the desired results. The PSC will hold project reviews to assess the performance of the project and appraise the Annual Work Plan for the following year. In the project’s final year, the PSC will hold an end-of-project review to capture lessons learned and discuss opportunities for scaling up and to highlight project results and lessons learned with relevant audiences. This final review meeting will also discuss the findings outlined in the project terminal evaluation report and the management response.

Project Manager: The Project Manager is responsible for day-to-day project management and regular monitoring of project results and risks, including social and environmental risks. The Project Manager will ensure that all project staff maintain a high level of transparency, responsibility and accountability in M&E and reporting of project results. The Project Manager will inform the Project Board, the UNDP Country Office and the UNDP-GEF RTA of any delays or difficulties as they arise during implementation so that appropriate support and corrective measures can be adopted.

The Project Manager will develop annual work plans based on the multi-year work plan included in Annex, including annual output targets to support the efficient implementation of the project. The Project Manager will ensure that the standard UNDP and GEF M&E requirements are fulfilled to the highest quality. This includes, but is not limited to, ensuring the results framework indicators are monitored annually in time for evidence-based reporting in the GEF PIR, and that the monitoring of risks and the various plans/strategies developed to support project implementation (e.g. ESMP, gender action plan, stakeholder engagement plan etc..) occur on a regular basis.

Project Board:  The Project Board will take corrective action as needed to ensure the project achieves the desired results. The Project Board will hold project reviews to assess the performance of the project and appraise the Annual Work Plan for the following year. In the project’s final year, the Project Board will hold an end-of-project review to capture lessons learned and discuss opportunities for scaling up and to highlight project results and lessons learned with relevant audiences. This final review meeting will also discuss the findings outlined in the project terminal evaluation report and the management response.

Project Implementing Partner (Executing Agency):  UNESCO IHP is responsible for providing all required information and data necessary for timely, comprehensive and evidence-based project reporting, including results and financial data, as necessary. The Implementing Partner (Executing Agency) will strive to ensure project-level M&E is undertaken by national institutes, and is aligned with national systems so that the data used and generated by the project supports national systems.

UNDP Country Office: The UNDP Country Office will support the Project on national actions as agreed, and ensure that the standard UNDP and GEF M&E requirements are fulfilled to the highest quality. The UNDP Country Office will support the Project Manager as needed, including through annual supervision missions. The annual supervision missions will take place according to the schedule outlined in the annual work plan. Supervision mission reports will be circulated to the project team and Project Board within one month of the mission. The UNDP Country Office will initiate and organize key GEF M&E activities including the annual GEF PIR, the independent mid-term review and the independent terminal evaluation. The UNDP Country Office will also ensure that the standard UNDP and GEF M&E requirements are fulfilled to the highest quality.

The UNDP Country Office is responsible for complying with all UNDP project-level M&E requirements as outlined in the UNDP POPP. This includes ensuring the UNDP Quality Assurance Assessment during implementation is undertaken annually; that annual targets at the output level are developed, and monitored and reported using UNDP corporate systems; the regular updating of the ATLAS risk log; and, the updating of the UNDP gender marker on an annual basis based on gender mainstreaming progress reported in the GEF PIR and the UNDP ROAR. Any quality concerns flagged during these M&E activities (e.g. annual GEF PIR quality assessment ratings) must be addressed by the UNDP Country Office and the Project Manager.

The UNDP Country Office will retain all M&E records for this project for up to seven years after project financial closure to support ex-post evaluations undertaken by the UNDP Independent Evaluation Office (IEO) and/or the GEF Independent Evaluation Office (IEO).

UNDP-GEF Unit: Additional M&E and implementation quality assurance and troubleshooting support will be provided by the UNDP-GEF Regional Technical Advisor and the UNDP-GEF Directorate as needed.

7.2. Audit: The project will be audited as per UNDP Financial Regulations and Rules and applicable audit policies set out in the Programming and Finance manuals by the legally recognized auditor. Audit cycle and process must be discussed during the Inception workshop. If the Implementing Partner is an UN Agency, the project will be audited according to that Agencies applicable audit policies.

7.3. Additional GEF monitoring and reporting requirements:

Inception Workshop and Report:  A project inception workshop will be held within 60 days of project CEO endorsement, with the aim to:

a.	Familiarize key stakeholders with the detailed project strategy and discuss any changes that may have taken place in the overall context since the project idea was initially conceptualized that may influence its strategy and implementation.

b.	Discuss the roles and responsibilities of the project team, including reporting lines, stakeholder engagement strategies and conflict resolution mechanisms.

c.	Review the results framework and monitoring plan.

d.	Discuss reporting, monitoring and evaluation roles and responsibilities and finalize the M&E budget; identify national/regional institutes to be involved in project-level M&E; discuss the role of the GEF OFP and other stakeholders in project-level M&E.

e.	Update and review responsibilities for monitoring project strategies, including the risk log; SESP report, Social and Environmental Management Framework and other safeguard requirements; project grievance mechanisms; gender strategy; knowledge management strategy, and other relevant management strategies.

f.	Review financial reporting procedures and budget monitoring and other mandatory requirements and agree on the arrangements for the annual audit.

g.	Plan and schedule Project Board meetings and finalize the first-year annual work plan.

h.	Formally launch the Project.

GEF Project Implementation Report (PIR): The PC, the EA with contribution from UNECE, and the UNDP-GEF Regional Technical Advisor will provide required input to the annual GEF PIR covering the reporting period July (previous year) to June (current year) for each year of project implementation. The PC under the guidance of the EA will ensure that the indicators included in the project results framework are monitored annually in advance of the PIR submission deadline so that progress can be reported in the PIR. Any environmental and social risks and related management plans will be monitored regularly, and progress will be reported in the PIR.

The PIR submitted to the GEF will be shared with the PSC. The quality rating of the previous year’s PIR will be used to inform the preparation of the subsequent PIR.

GEF Core Indicators: The GEF Core indicators included as Annex will be used to monitor global environmental benefits and will be updated for reporting to the GEF prior to MTR and TE. Note that the project team is responsible for updating the indicator status. The updated monitoring data should be shared with MTR/TE consultants prior to required evaluation missions, so these can be used for subsequent groundground truthing. The methodologies to be used in data collection have been defined by the GEF and are available on the GEF website

Lessons learned and knowledge generation: Results from the project will be disseminated within and beyond the project intervention area through existing information sharing networks and forums. The project will identify and participate, as relevant and appropriate, in scientific, policy-based and/or any other networks, which may be of benefit to the project. The project will identify, analyze and share lessons learned that might be beneficial to the design and implementation of similar projects and disseminate these lessons widely. There will be continuous information exchange between this project and other projects of similar focus in the same country, region and globally.

Independent Mid-term Review (MTR): An independent mid-term review process will begin after the second PIR has been submitted to the GEF, and the MTR report will be submitted to the GEF in the same year as the 3rd PIR. The MTR findings and responses outlined in the management response will be incorporated as recommendations for enhanced implementation during the final half of the project’s duration. The terms of reference, the review process and the MTR report will follow the standard templates and guidance for GEF-financed projects available on the UNDP Evaluation Resource Center (ERC).  As noted in this guidance, the evaluation will be ‘independent, impartial and rigorous’. The consultants that will be hired to undertake the assignment will be independent from organizations that were involved in designing, executing or advising on the project to be evaluated. Equally, the evaluators should not be in a position where there may be the possibility of future contracts regarding the project under review.  The GEF Operational Focal Point and other stakeholders will be actively involved and consulted during the evaluation process. Additional quality assurance support is available from the BPPS/GEF Directorate.

The final MTR report and MTR TOR will be publicly available in English and will be cleared by the EA, UNECE, UNDP Country Office and the UNDP-GEF Regional Technical Adviser and approved by the PSC, and will be posted on the UNDP ERC by 31.October 2022. A management response to MTR recommendations will be posted in the ERC within six weeks of the MTR report’s completion.

Terminal Evaluation (TE): An independent terminal evaluation (TE) will take place upon completion of all major project outputs and activities. The terminal evaluation process will begin three months before operational closure of the project allowing the evaluation mission to proceed while the project team is still in place, yet ensuring the project is close enough to completion for the evaluation team to reach conclusions on key aspects such as project sustainability. The RPC will remain on contract until the TE report and management response have been finalized. The terms of reference, the evaluation process and the final TE report will follow the standard templates and guidance for GEF-financed projects available on the UNDP Evaluation Resource Center..

The evaluation will be ‘independent, impartial and rigorous’. The evaluators that will be hired to undertake the assignment will be independent from organizations that were involved in designing, executing or advising on the project to be evaluated. Equally, the evaluators should not be in a position where there may be the possibility of future contracts regarding the project being evaluated.

The GEF Operational Focal Point and other stakeholders will be actively involved and consulted during the terminal evaluation process. Additional quality assurance support is available from the BPPS/GEF Directorate.

The final TE report and TE TOR will be publicly available in English and posted on the UNDP ERC by 31. December 2023.  A management response to the TE recommendations will be posted to the ERC within six weeks of the TE report’s completion.

Final Report: The project’s terminal PIR along with the terminal evaluation (TE) report and corresponding management response will serve as the final project report package. The final project report package shall be discussed with the PRC during an end-of-project review meeting to discuss lesson learned and opportunities for scaling up.

## 7.4. Monitoring and Evaluation Plan and Budget:

| GEF M&E requirements | Primary responsibility | Indicative costs to be charged to the Project Budget14 (US$) |  | Time frame |
| --- | --- | --- | --- | --- |
|  |  | GEF grant | Co- financing |  |
| Inception Workshop | UNESCO IHP including PCU | 15,000 | 3,000 | Within two months of project document signature |
| Inception Report | UNESCO IHP, including PCU | None | None | Within two weeks of inception workshop |
| Standard UNDP monitoring and reporting | UNESCO IHP, including PCU | None | None | Quarterly, annually |
| Monitoring of indicators in project results framework | UNESCO IHP, including PCU | 2,000 | 4,000 | Annually |
| GEF Project Implementation Report (PIR) | UNESCO IHP, including PCU | None | None | Annually |
| Lessons learned and knowledge generation | UNESCO IHP, including PCU | None | None | Annually |
| Monitoring of environmental and social risks, and corresponding management plans as relevant | UNESCO, including PCU | None | None | On-going |
| Project Steering Committee meetings | UNESCO IHP, including PCU UNECE | 14,000 | 28,000 | Annually |
| Knowledge management | UNESCO IHP, including PCU | 1% of GEF grant = 20,000 USD |  | On-going |
| Independent Mid-term Review (MTR) including Mid-term GEF Core indicator and management response | UNESCO-IHP, including PCU Consultant | 20,000 | 40,000 | Between 2nd and 3rd PIR. |
| Independent Terminal Evaluation (TE) ) including Terminal Core GEF indicator | UNESCOIHP , including PCU Consultant | 22,000 | 44,000 | At least three months before operational closure |
| TOTAL indicative COST Excluding project team staff time, and UNDP staff and travel expenses |  | 93,000 | 119,000 |  |

# PROJECT MANAGEMENT AND GOVERNANCE ARRANGEMENTS

## 8.1. Cost efficiency and effectiveness:

Cost efficiency and effectiveness will be at the forefront of the project’s approach, overall and in particular regarding conjunctive management which, by definition, aims to balance and optimize productivity, equity, and environmental sustainability by simultaneously managing surface and groundwater resources. The conjunctive management of surface and groundwater is one of the strategies of water supply management best suited to optimize the water resources development, management and conservation within a basin. Pilot testing of conjunctive management solutions, through the TDA–SAP approach and methodology, will also allow for the comparison and prioritization of best-fit approaches through CBA (cost-benefit) analysis. This testing will also mainly be approached via the application of the principles of ecohydrology/ecohydrogeology, in particular considering the use of ecohydrology as a cost-efficient technology of water and ecosystems management (Zalewski, 2002). In order the ensure cost-efficiency, the project will also aim to capitalize best practices and lessons learned from relevant past and ongoing projects and initiatives.

## 8.2. Project management:

The Implementing Partner is the entity to which the UNDP Administrator has entrusted the implementation of UNDP assistance specified in this signed project document along with the assumption of full responsibility and accountability for the effective use of UNDP resources and the delivery of outputs, as set forth in this document.

The Implementing Partner is responsible for executing this project. Specific tasks include:

- Project planning, coordination, management, monitoring, evaluation and reporting.  This includes providing all required information and data necessary for timely, comprehensive and evidence-based project reporting, including results and financial data, as necessary. The Implementing Partner will strive to ensure project-level M&E is undertaken by national institutes and is aligned with national systems so that the data used and generated by the project supports national systems.

- Risk management as outlined in this Project Document;

- Procurement of goods and services, including human resources;

- Financial management, including overseeing financial expenditures against project budgets;

- Approving and signing the multiyear workplan;

- Approving and signing the combined delivery report at the end of the year; and,

- Signing the financial report or the funding authorization and certificate of expenditures.

UNDP will be the Implementing Agency (IA), and will be responsible for the overall supervision of the project. UNESCO will serve as the Implementing Partner (Executing Agency) (EA). The EA will ensure that all activities are carried out in strict compliance with the rules and procedures of UNDP and GEF (and according to agreed annual work plans and budgets). UNECE will act as executing partner of UNESCO IHP, contributing to the project execution. Execution at national level will be led by National Focal Points, to be designated during the inception phase of the project. NPFPs will be fully involved in the selection of the national consultants and experts that will support the execution of activities. The PSC will carry out the function of a Project Board, and will consist of: 1) beneficiary countries, other participating countries, the IA and the EA representatives; and 2) the PCU acting as Secretariat for the PSC. Finally, the lead CO (Belarus) will act as the lead UNDP Office and Principal Project Representative.  Further details on governance and management arrangements can be found below.

In order to successfully reach the objectives and outcomes of the project, it is essential that the progress of the different project components be closely monitored, both by the key local stakeholders and authorities as well as by the project’s international experts, starting with the finalisation of the detailed, component-specific work plans and implementation arrangements, and continuing throughout the project’s implementation phase. The purpose of this monitoring is to facilitate early identification of possible risks to successful completion of the project, together with adaptive management and early corrective action, when and as needed.

UNDP: UNDP is accountable to the GEF for the implementation of this project. This includes oversight of project execution to ensure that the project is being carried out in accordance with agreed standards and provisions. UNDP is responsible for delivering GEF project cycle management services comprising project approval and start-up, project supervision and oversight, and project completion and evaluation. UNDP is also responsible for the Project Assurance role of the Project Board/Steering Committee.

The Project Board (also called Project Steering Committee) is responsible for taking corrective action as needed to ensure the project achieves the desired results. In order to ensure UNDP’s ultimate accountability, Project Board decisions should be made in accordance with standards that shall ensure management for development results, best value money, fairness, integrity, transparency and effective international competition.

In case consensus cannot be reached within the Board, the UNDP Resident Representative (or their designate) will mediate to find consensus and, if this cannot be found, will take the final decision to ensure project implementation is not unduly delayed.

Specific responsibilities of the Project Board include:

- Provide overall guidance and direction to the project, ensuring it remains within any specified constraints;

- Address project issues as raised by the project manager;

- Provide guidance on new project risks, and agree on possible mitigation and management actions to address specific risks;

- Agree on project manager’s tolerances as required, within the parameters set by UNDP-GEF, and provide direction and advice for exceptional situations when the project manager’s tolerances are exceeded;

- Advise on major and minor amendments to the project within the parameters set by UNDP-GEF;

- Ensure coordination between various donor and government-funded projects and programmes;

- Ensure coordination with various government agencies and their participation in project activities;

- Track and monitor co-financing for this project;

- Review the project progress, assess performance, and appraise the Annual Work Plan for the following year;

- Appraise the annual project implementation report, including the quality assessment rating report;

- Ensure commitment of human resources to support project implementation, arbitrating any issues within the project;

- Review combined delivery reports prior to certification by the implementing partner;

- Provide direction and recommendations to ensure that the agreed deliverables are produced satisfactorily according to plans;

- Address project-level grievances;

- Approve the project Inception Report, Mid-term Review and Terminal Evaluation reports and corresponding management responses;

- Review the final project report package during an end-of-project review meeting to discuss lesson learned and opportunities for scaling up.

The composition of the Project Board must include the following roles:

- Project Executive: Is an individual who represents ownership of the project and chairs the Project Board. The Executive is normally the national counterpart for nationally implemented projects. The Project Executive is:  UNDP RTA, the SC meetings will be co-chaired with project National focal points.

- Beneficiary Representative(s): Individuals or groups representing the interests of those who will ultimately benefit from the project. Their primary function within the board is to ensure the realization of project results from the perspective of project beneficiaries. Often civil society representative(s) can fulfil this role. The Beneficiary representative (s) will be identified during the inception of the project

- Development Partner(s): Individuals or groups representing the interests of the parties concerned that provide funding and/or technical expertise to the project. The Development Partner(s) is/are: UNESCOUNESCO IHP

- Project Assurance: UNDP performs the quality assurance role and supports the Project Board and Project Management Unit by carrying out objective and independent project oversight and monitoring functions. This role ensures appropriate project management milestones are managed and completed. The Project Board cannot delegate any of its quality assurance responsibilities to the Project Manager. UNDP provides a three – tier oversight services involving the UNDP Country Offices and UNDP at regional and headquarters levels. Project assurance is totally independent of the Project Management function.

Project extensions: The UNDP-GEF Executive Coordinator must approve all project extension requests. Note that all extensions incur costs and the GEF project budget cannot be increased. A single extension may be granted on an exceptional basis and only if the following conditions are met: one extension only for a project for a maximum of six months; the project management costs during the extension period must remain within the originally approved amount, and any increase in PMC costs will be covered by non-GEF resources; the UNDP Country Office oversight costs during the extension period must be covered by non-GEF resoruces.

## 8.3. Agreement on intellectual property rights and use of logo on the project’s deliverables and disclosure of information:

To accord proper acknowledgement to the GEF for providing grant funding, the GEF logo will appear together with the UNDP logo on all promotional materials, other written materials like publications developed by the project, and project hardware. Any citation on publications regarding projects funded by the GEF will also accord proper acknowledgement to the GEF. Information will be disclosed in accordance with relevant policies notably the UNDP Disclosure Policy and the GEF policy on public involvement.

Implementing Agency (IA): UNDP will serve as the Implementing Agency (IA). The IA will be responsible for overall supervision of the project and will oversee its progress through the monitoring and evaluation of activities and through progress reports. The IA will report on the project implementation progress to the GEF and will chair the Project Steering Committee (PSC). The IA will provide guidance and oversight of project execution by the Executing Agency (EA) including through the review and approval of work plans, budget allocations and budget revisions proposed by the Executing Agency.

Executing Agency (EA): UNESCO IHP will serve as the Executing Agency (EA) for the project. The EA will be responsible for, inter alia, the following required activities to achieve the project objectives, outputs and outcomes:

- Be responsible of the implementation of all components from 1-5 of the project document ( chapter 6 page 68-72) ensuring their quality and timely delivery;

- Develop the TDA and SAP/RBMP;

- Establishing, and supervising the Project Coordinating Unit (PCU);

- Ensuring that the project is executed according to the agreed work plan and budget, and that all required reporting obligations are met;

- Communicating with and disseminating information to the Executing Partners (EP) and other stakeholders.

The EA will ensure that all activities, including procurement of goods and services, are carried out in strict compliance with the rules and procedures of UNDP and GEF. The EA will be responsible for the establishment, adequate staffing and uninterrupted functioning, throughout the project’s life span, of the project PCU

Executing Partner Based on the experiences from other regions and basins of the UNECE and due to its relation with the project beneficiary countries the UNECE contribution will cover such thematic areas as surface waters, climate change, inter-sectoral/nexus cooperation, development of agreements and establishment of joint bodies, inter-ministerial committees and other aspects of transboundary cooperation, especially the requirements of the EU Water Framework Directive and the Water Convention. Following the afore-mentioned areas and on the basis of the contribution agreement the UNECE will contribute to TDA development and drafting and approval of SAP/RBMP and will be responsible for:

- River basin commissions and other cooperation mechanisms and institutions among the riparian countries.;

- Basin councils, of inter-ministerial nature

- Providing recommendations for surface water quality and quantity monitoring;

- Communication with relevant stakeholders about the project –

A detailed Terms of Reference for the work to be undertaken by UNECE will be developed based on the project work plan to be elaborated during the inception phase of the project.

Execution at National Level: The Beneficiaries Countries will have to designate a National Project Focal Point (NPFP) during the inception phase. The NPFP will act as the liaising person between the IA, the EA and EP. The NPFP will be fully involved in the selection of the national consultants and experts which will support the execution of project activities on the ground. The NPFP will also facilitate collaboration with other country offices. Moreover, special attention will be given in all countries to overcoming fragmentation across sectors in decision making related to project’s goals and activities.

*The Republic of Lithuania and Poland, as full Member States of the European Union are no longer GEF beneficiary countries. However, in the ‘Bug and Neman’ project, they will actively continue to participate as partner countries (Donor Governments).

Belarus (Leading) CO: Will act as the lead UNDP office, Principal Project Representative. The Belarus CO will also be represented at the Project Steering Committee by the relevant Programme Officer.

The responsibility for the safety and security of the Executing Agency  and its personnel and property, and of UNDP’s property in the Executing Agency ’s custody, rests with the Executing Agency . The Executing Agency  shall: (a) put in place an appropriate security plan and maintain the security plan, taking into account the security situation in the country where the project is being carried; (b) assume all risks and liabilities related to the Executing Agency ’s security, and the full implementation of the security plan. UNDP reserves the right to verify whether such a plan is in place, and to suggest modifications to the plan when necessary. Failure to maintain and implement an appropriate security plan as required hereunder shall be deemed a breach of this agreement.

The Executing Agency agrees to undertake all reasonable efforts to ensure that none of the UNDP funds received pursuant to the Project Document are used to provide support to individuals or entities associated with terrorism and that the recipients of any amounts provided by UNDP hereunder do not appear on the list maintained by the Security Council Committee established pursuant to resolution 1267 (1999). The list can be accessed via http://www.un.org/sc/committees/1267/aq_sanctions_list.shtml. This provision must be included in all sub-contracts or sub-agreements entered into under this Project Document.

# LEGAL CONTEXT

This project forms part of an overall programmatic framework under which several separate associated country level activities will be implemented. When assistance and support services are provided from this Project to the associated country level activities, this document shall be the “Project Document” instrument referred to in: (i) the respective signed SBAAs for the specific countries; or (ii) in the Supplemental Provisions to the Project Document attached to the Project Document in cases where the recipient country has not signed an SBAA with UNDP, attached hereto and forming an integral part hereof.

This project will be executed by UNESCO-IHP* (“Implementing Partner (Executing Agency)” vis a vis UNDP) in accordance with its financial regulations, rules, practices and procedures only to the extent that they do not contravene the principles of the Financial Regulations and Rules of UNDP. Where the financial governance of an Implementing Partner (Executing Agency) does not provide the required guidance to ensure best value for money, fairness, integrity, transparency, and effective international competition, the financial governance of UNDP shall apply.

The designations employed and the presentation of material on this map do not imply the expression of any opinion whatsoever on the part of the Secretariat of the United Nations or UNDP concerning the legal status of any country, territory, city or area or its authorities, or concerning the delimitation of its frontiers or boundaries.

# RISK MANAGEMENT

UNESCO-IHP as the Implementing Partner (Executing Agency) will comply with the policies, procedures and practices of the United Nations Security Management System (UNSMS.)

In the implementation of the activities under this Project Document, UNESCO-IHP as the Implementing Partner will handle any sexual exploitation and abuse (“SEA”) and sexual harassment (“SH”) allegations in accordance with its regulations, rules, policies and procedures. Notwithstanding the foregoing, the UNESCO-IHP, as the Implementing Partner, will notify UNDP of any such allegations and investigations it may conduct further to such allegations.

UNESCO-IHP as the Implementing Partner (Executing Agency)  will ensure that the following obligations are binding on each responsible party, subcontractor and sub-recipient that is not a UN entity:

a. Consistent with the Article III of the SBAA [or the Supplemental Provisions to the Project Document], the responsibility for the safety and security of each responsible party, subcontractor and sub-recipient and its personnel and property, and of UNESCO-IHP’s property in such responsible party’s, subcontractor’s and sub-recipient’s custody, rests with such responsible party, subcontractor and sub-recipient.  To this end, each responsible party, subcontractor and sub-recipient shall:

i. put in place an appropriate security plan and maintain the security plan, taking into account the security situation in the country where the project is being carried;

ii. assume all risks and liabilities related to such responsible party’s, subcontractor’s and sub-recipient’s security, and the full implementation of the security plan.

b. UNESCO-IHP reserves the right to verify whether such a plan is in place, and to suggest modifications to the plan when necessary. Failure to maintain and implement an appropriate security plan as required hereunder shall be deemed a breach of the responsible party’s, subcontractor’s and sub-recipient’s obligations under this Project Document.

c. In the performance of the activities under this Project, UNESCO-IHP as the Implementing Partner shall ensure, with respect to the activities of any of its responsible parties, sub-recipients and other entities engaged under the Project, either as contractors or subcontractors, their personnel and any individuals performing services for them, that those entities have in place adequate and proper procedures, processes and policies to prevent and/or handle SEA and SH.

UNESCO-IHP agrees to undertake all reasonable efforts to ensure that none of the [project funds]  [UNDP funds received pursuant to the Project Document]  are used to provide support to individuals or entities associated with terrorism and that the recipients of any amounts provided by UNDP hereunder do not appear on the list maintained by the Security Council Committee established pursuant to resolution 1267 (1999). The list can be accessed via  http://www.un.org/sc/committees/1267/aq_sanctions_list.shtml. Social and environmental sustainability will be enhanced through application of the UNDP Social and Environmental Standards (http://www.undp.org/ses) and related Accountability Mechanism (http://www.undp.org/secu-srm).

The Implementing Partner (Executing Agency) shall: (a) conduct project and programme-related activities in a manner consistent with the UNDP Social and Environmental Standards, (b) implement any management or mitigation plan prepared for the project or programme to comply with such standards, and (c) engage in a constructive and timely manner to address any concerns and complaints raised through the Accountability Mechanism. UNDP will seek to ensure that communities and other project stakeholders are informed of and have access to the Accountability Mechanism.

All signatories to the Project Document shall cooperate in good faith with any exercise to evaluate any programme or project-related commitments or compliance with the UNDP Social and Environmental Standards. This includes providing access to project sites, relevant personnel, information, and documentation.

The Implementing Partner (Executing Agency) take appropriate steps to prevent misuse of funds, fraud or corruption, by its officials, consultants, responsible parties, subcontractors and sub-recipients in implementing the project or programme or using the UNDP funds.  The Executing Agency  will ensure that its financial management, anti-corruption and anti-fraud policies are in place and enforced for all funding received from or through UNDP.

The Implementing Partner (Executing Agency) and UNDP will promptly inform one another in case of any incidence of inappropriate use of funds, or credible allegation of fraud or corruption with due confidentiality.

Where the Implementing Partner (Executing Agency) becomes aware that a UNDP project or activity, in whole or in part, is the focus of investigation for alleged fraud/corruption, the Implementing Partner (Executing Agency) will inform the UNDP Resident Representative/Head of Office, who will promptly inform UNDP’s Office of Audit and Investigations (OAI). The Implementing Partner (Executing Agency)  shall provide regular updates to the head of UNDP in the country and OAI of the status of, and actions relating to, such investigation.

UNDP shall be entitled to a refund from the Implementing Partner (Executing Agency) of any funds provided that have been used inappropriately, including through fraud or corruption, or otherwise paid other than in accordance with the terms and conditions of the Project Document.  Such amount may be deducted by UNDP from any payment due to the Executing Agency  under this or any other agreement.

Where such funds have not been refunded to UNDP, the Implementing Partner (Executing Agency) agrees that donors to UNDP (including the Government) whose funding is the source, in whole or in part, of the funds for the activities under this Project Document, may seek recourse to the Implementing Partner (Executing Agency) for the recovery of any funds determined by UNDP to have been used inappropriately, including through fraud or corruption, or otherwise paid other than in accordance with the terms and conditions of the Project Document.

Note:  The term “Project Document” as used in this clause shall be deemed to include any relevant subsidiary agreement further to the Project Document, including those with responsible parties, subcontractors and sub-recipients.

Each contract issued by the Implementing Partner (Executing Agency) in connection with this Project Document shall include a provision representing that no fees, gratuities, rebates, gifts, commissions or other payments, other than those shown in the proposal, have been given, received, or promised in connection with the selection process or in contract execution, and that the recipient of funds from the Implementing Partner (Executing Agency) shall cooperate with any and all investigations and post-payment audits.

Should UNDP refer to the relevant national authorities for appropriate legal action any alleged wrongdoing relating to the project, the Government will ensure that the relevant national authorities shall actively investigate the same and take appropriate legal action against all individuals found to have participated in the wrongdoing, recover and return any recovered funds to UNDP.

The Implementing Partner (Executing Agency) shall ensure that all of its obligations set forth under this section entitled “Risk Management Standard Clauses” are passed on to each responsible party, subcontractor and sub-recipient and that all the clauses under this section entitled “Risk Management” are included, mutatis mutandis, in all sub-contracts or sub-agreements entered into further to this Project Document.

## 10.1. Project-specific risk management considerations

The only major risk that may prevent the full success of the project is the lack of sustained political support for this cooperative effort in the countries and states sharing the aquifers and river basins and institutional fragmentation at the national level. The project proponents, fully aware of this challenge, have focused practically all project activities to the strengthening of this commitment through improved science and understanding, exchanges and consultations, awareness campaigns and capacity building, policy-level work, etc. It is also expected that non GEF recipient countries participating to the project (Poland and Lithuania) will help improve conditions for cooperation, they were fully engaged and consulted during the project development. Finally, the EU accession political objective of some of the countries will also help in moving the project successfully forward.

Given the nature of the project, oriented at improving science, establishing processes and creating enabling political environments, climate change will not have any impact on the project likelihood of success. On the other hand, climate change and increased climatic fluctuations will have to be taken into full consideration as part of the technical components of the project, from the diagnostic analysis, to the identification of needed priority actions in the SAPs, so that future management of the aquifer will include measures and provisions to face this new challenge to sustainability.

| Description | Type | Impact & Probability | Mitigation Measures | Owner |
| --- | --- | --- | --- | --- |
| Not all four countries sharing the two basins remain fully committed to project objectives | Political | Low | Cooperation and coordination of the Executing Agency and the PCU with partners in all countries will allow to anticipate and respond to political developments with implications to project support. | UNESCO IHP, UNDP |
| Institutional fragmentation at the national level. | Regulatory | Medium | The facilitation of the establishment of Basil Councils of inter-ministerial nature will promote integration and ease nexus conflicts | UNESCO IHP |
| Lack of support for the establishment of transboundary cooperation mechanisms | Regulatory | Low | Trust building through the TDA - SAP process, and incentives provided by the EU approximation process will minimize this risk | UNESCO IHP |
| Political instability | Political | Low | Adaptive approach to project management; Open line of communication between co-executing partners, UNDP, and Ukrainian project stakeholders | UNESCO IHP, UNDP, project Focal Points |
| Project delays, constraints, or capacity-related risks related to the COVID-19 global pandemic | pandemic | Moderate | Short-term constraints on travel and group gatherings will be taken into account in project planning, and on-line or remote learning and communication options will be used where necessary. Longer-term economic impacts will be analyzed in the diagnostic analysis where relevant and factored into efforts to finance the continued implementation of the NAPs, the SAP, and monitoring activities following the conclusion of the project. | UNESCO IHP, UNDP, project Focal Points |

# FINANCIAL PLANNING

## 11.1. Financial planning and management:

The total cost of the project is USD 12,181,050. This is financed through a GEF grant of USD 2,731,050 and USD 9,450,000 in parallel co-financing. UNDP, as the GEF Implementing Agency, is responsible for the execution of the GEF resources only.

Confirmed co-financing:  The actual realization of project co-financing will be monitored during the mid-term review and terminal evaluation process and will be reported to the GEF. Theco-financing will be used for the following project activities/outputs

| Co-financing source | Co-financing type | Co-financing amount | Planned Activities/Outputs | Risks | Risk Mitigation Measures |
| --- | --- | --- | --- | --- | --- |
| Government of Belarus | In-kind | 2,200,000 | Staff time, data, communications | Low – Maintaining government interest on project | Ensuring project stays aligned with approved SAP |
| Government of Ukraine | In-kind | 2,200,000 | Staff time, data, communications | Low – Maintaining government interest on project | Ensuring project stays aligned with approved SAP |
| Government of Lithuania | In-kind | 1,000,000 | Staff time, data, communications | Low – Maintaining government interest on project | Ensuring project stays aligned with approved SAP |
| Government of Poland | In-kind | 1,000,000 | Staff time, data, communications | Low – Maintaining government interest on project | Ensuring project stays aligned with approved SAP |
| UNDP | In-kind | 200,000 | Shared information | Low | GEF Agency |
| UNESCO-IHP | In-kind | 1,650,000 | Technical oversight of activities, technical assistance and training in groundwater governance and management, national and international institutional reforms and updates, pilot coordination, training materials | Low | Implementing Partner (Executing Agency) (vis-à-vis UNDP/GEF) |
| UNECE | In-kind | 1,200,000 | Contribution to the preparation of the river basin management plans and to improve capacity in implementing the EU Framework Directives | Low | Low |

Budget Revision and Tolerance:  As per UNDP requirements outlined in the UNDP POPP, the PSC will agree on a budget tolerance level for each plan under the overall annual work plan allowing the project manager to expend up to the tolerance level beyond the approved project budget amount for the year without requiring a revision from the PSC. Should the following deviations occur, the Project Manager and Executing Agency  will seek the approval of the UNDP-GEF team as these are considered major amendments by the GEF: a) Budget re-allocations among components in the project with amounts involving 10% of the total project grant or more; b) Introduction of new budget items/or components that exceed 5% of original GEF allocation.

Any over expenditure incurred beyond the available GEF grant amount will be absorbed by non-GEF resources (e.g. UNDP TRAC or cash co-financing).

Project Closure: Project closure will be conducted as per UNDP requirements outlined in the UNDP POPP. All costs incurred to close the project must be included in the project closure budget and reported as final project commitments presented to the Project Board during the final project review. The only costs a project may incur following the final project review are those included in the project closure budget.

Operational completion: The project will be operationally completed when the last UNDP-financed inputs have been provided and the related activities have been completed. This includes the final clearance of the Terminal Evaluation Report (that will be available in English) and the corresponding management response, and the end-of-project review Project Steering Committee meeting. Operational closure must happen with 3 months of posting the TE report to the UNDP ERC The Implementing Partner (Executing Agency) through a Project Steering Committee decision will notify the UNDP RTA when operational closure has been completed. At this time, the relevant parties will have already agreed and confirmed in writing on the arrangements for the disposal of any equipment that is still the property of UNDP.

Transfer or disposal of assets: In consultation with the Implementing Partner and other parties of the project, UNDP is responsible for deciding on the transfer or other disposal of assets. Transfer or disposal of assets is recommended to be reviewed and endorsed by the project board following UNDP rules and regulations. Assets may be transferred to the government for project activities managed by a national institution at any time during the life of a project. In all cases of transfer, a transfer document must be prepared and kept on file . The transfer should be done before Project Management Unit complete their assignments.

Financial completion:  The project will be financially closed when the following conditions have been met: a) The project is operationally completed or has been cancelled; b) The Implementing Partner (Executing Agency) has reported all financial transactions to UNDP; c) UNDP has closed the accounts for the project; d) UNDP and the Implementing Partner (Executing Agency)  have certified a final Combined Delivery Report (which serves as final budget revision).

The project will be financially completed within6 months of operational closure or after the date of cancellation. Between operational and financial closure, the Implementing Partner (Executing Agency) will identify and settle all financial obligations and prepare a final expenditure report. The Implementing Partner (Executing Agency) will send the final signed closure documents including confirmation of final cumulative expenditure and unspent balance to the UNDP-GEF Unit for confirmation before the project will be financially closed in Atlas by UNDP.

Refund to GEF:  Should a refund of unspent funds to the GEF be necessary, this will be managed directly by the BPPS/GEF Directorate in New York. No action is required by the UNDP Country Office on the actual refund from UNDP project to the GEF Trustee.

# Total budget and work plan

| Total Budget and Work Plan |  |  |  |
| --- | --- | --- | --- |
| Atlas Proposal or Award ID: | 00119148 | Atlas Primary Output Project ID: | 00115699 |
| Atlas Proposal or Award Title: | Fostering multi-country cooperation over conjunctive surface and groundwater management in the Bug and Neman Transboundary River Basins and the underlying aquifer systems |  |  |
| Atlas Business Unit | BLR10 |  |  |
| Atlas Primary Output Project Title | Fostering multi-country cooperation over conjunctive surface and groundwater management in the Bug and Neman Transboundary River Basins and the underlying aquifer systems |  |  |
| UNDP-GEF PIMS No. | 5876 |  |  |
| Implementing Partner (Executing Agency) | UNESCO-IHP |  |  |

| GEF Component/Atlas Activity | Responsible Party/ (Atlas Implementing Agent) | Fund ID | Donor Name | Atlas Budgetary Account Code | ATLAS Budget Description | Amount Year 1 (USD) | Amount Year 2 (USD) | Amount Year 3 (USD) | Amount Year 4 (USD) | Total (USD) | See Budget Note: |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| COMPONENT 1: Improve and harmonize the countries’ knowledge of the transboundary water resources, and of the expected impacts of increased climate variability and change | UNESCO-IHP | 62000 | GEF | 71200 | International Consultants | 105,000$ | 105,000$ | 55,000$ | 0$ | 265,000$ | A |
|  |  |  |  | 71300 | Local Consultants | 87,821$ | 87,821$ | 45,281$ | 0$ | 220,923$ | B |
|  |  |  |  | 72100 | Contractual services | 64,000$ | 64,000$ | 35,000$ | 0$ | 163,000$ | C |
|  |  |  |  | 71600 | Travel | 43,000$ | 43,000$ | 23,000$ | 0$ | 109,000$ | D |
|  |  |  |  | 75700 | Trainings/workshops | 65.000$ | 65,000$ | 30,000$ | 0$ | 160,000$ | E |
|  |  |  |  | 72200 | Equipment and furniture | 44,000$ | 44,000$ | 20,000$ | 0$ | 108,000$ | F |
|  |  |  |  | 72500 | Office supplies | 14,179$ | 14,179$ | 5,386$ | 0$ | 33,744$ | G |
|  |  |  |  |  | sub-total GEF | 423,000$ | 423,000$ | 213,667$ | 0$ | 1,059,667$ |  |
| COMPONENT2: Facilitating the establishment of cooperation mechanisms and institutions among countries sharing the basins and their water resources | UNESCO-IHP | 62000 | GEF | 71200 | International Consultants | 0$ | 29,000$ | 29,000$ | 15,000$ | 73,000$ | A |
|  |  |  |  | 71300 | Local Consultants | 0$ | 24,821$ | 24,821$ | 17,460$ | 67,102$ | B |
|  |  |  |  | 72100 | Contractual services | 0$ | 18,000$ | 18,000$ | 7,000$ | 43,000$ | C |
|  |  |  |  | 71600 | Travel | 0$ | 12,000$ | 12,000$ | 6,000$ | 30,000$ | D |
|  |  |  |  | 75700 | Trainings/workshops | 0$ | 18,000$ | 18,000$ | 9,000$ | 45,000$ | E |
|  |  |  |  | 72200 | Equipment and furniture | 0$ | 9,000$ | 9,000$ | 8,000$ | 26,000$ | F |
|  |  |  |  | 72500 | Office supplies | 0$ | 2,179$ | 2,179$ | 540$ | 4,898$ | G |
|  |  |  |  |  | sub-total GEF | 0$ | 113,000$ | 113,000$ | 63,000$ | 289,000$ |  |
| COMPONENT 3: Testing of conjunctive surface and groundwater management approaches, through the application of the principles of eco hydrogeology | UNESCO-IHP | 62000 | GEF | 71200 | International Consultants | 42,000$ | 42,000$ | 42,000$ | 42,000$ | 168,000$ | A |
|  |  |  |  | 71300 | Local Consultants | 38,005$ | 36,366$ | 36,366$ | 36,366$ | 147,103$ | B |
|  |  |  |  | 72100 | Contractual services | 25,000$ | 25,000$ | 25,000$ | 25,000$ | 100,000$ | C |
|  |  |  |  | 71600 | Travel | 18,000$ | 18,000$ | 18,000$ | 17,333$ | 71,333$ | D |
|  |  |  |  | 75700 | Trainings/workshops | 25,000$ | 25,000$ | 25,000$ | 25,000$ | 100,000$ | E |
|  |  |  |  | 72200 | Equipment and Furniture | 16,000$ | 16,000$ | 16,000$ | 15,000$ | 63,000$ | F |
|  |  |  |  | 72500 | Office supplies | 6,634$ | 6,634$ | 6,634$ | 4,995$ | 24,897$ | G |
|  |  |  |  |  | sub-total GEF | 170,639$ | 169,000$ | 169,000$ | 165,694 | 674,333$ |  |
| COMPONENT 4: Facilitating countries' commitment to joint priority actions | UNESCO-IHP | 62000 | GEF | 71200 | International Consultants | 0$ | 32,000$ | 32,000$ | 32,333$ | 96,333$ | A |
|  |  |  |  | 71300 | Local Consultants | 0$ | 28,460$ | 26,821$ | 26,821$ | 82,102$ | B |
|  |  |  |  | 72100 | Contractual services | 0$ | 19,500$ | 19,500$ | 19 ,000$ | 58,000$ | C |
|  |  |  |  | 71600 | Travel | 0$ | 13,000$ | 13,000$ | 12,500$ | 38,500$ | D |
|  |  |  |  | 75700 | Trainings/workshops | 0$ | 19,500$ | 19,500$ | 19,500$ | 58,500$ | E |
|  |  |  |  | 72200 | Equipment and furniture | 0$ | 13,000$ | 13,000$ | 13,000$ | 39,000$ | F |
|  |  |  |  | 72500 | Office supplies | 0$ | 5,179$ | 3,540$ | 4,179$ | 12,898$ | G |
|  |  |  |  |  | sub-total GEF | 0$ | 130,639$ | 127,361$ | 127,333$ | 385,333$ |  |
| COMPONENT 5: Knowledge management, Communication, Dissemination and Replication Activities. | UNESCO-IHP | 62000 | GEF | 71200 | International Consultants | 0$ | 16,000$ | 16,000$ | 16,000$ | 48,000$ | A |
|  |  |  |  | 71300 | Local Consultants | 0$ | 16,005$ | 14,366$ | 14,366$ | 44,737$ | B |
|  |  |  |  | 72100 | Contractual services | 0$ | 9,500$ | 9,500$ | 9,500$ | 28,500$ | C |
|  |  |  |  | 71600 | Travel | 0$ | 6,500$ | 6,500$ | 6,500$ | 19,500$ | D |
|  |  |  |  | 75700 | Trainings/workshops | 0$ | 9,700$ | 9,700$ | 9,767$ | 29,167$ | E |
|  |  |  |  | 72200 | Equipment and furniture | 0$ | 6,500$ | 6,500$ | 6,500$ | 19,500$ | F |
|  |  |  |  | 72500 | Office supplies | 0$ | 1,088$ | 1,088$ | 1,087$ | 3,263$ | G |
|  |  |  |  |  | sub-total GEF | 0$ | 65,293$ | 63,654$ | 63,720$ | 192,667$ |  |
| Project management unit | UNESCO-IHP | 62000 | GEF | 72100 | Contractual Services | 8,750$ | 8,750$ | 8,750$ | 8,750$ | 35,000$ | C |
|  |  |  |  | 71200 | International Consultants | 6,000$ | 6,000$ | 6,000$ | 6,000$ | 24,000$ | A |
|  |  |  |  | 71300 | Local Consultants | 15,000$ | 15,000$ | 14,000$ | 14,000$ | 58,000$ | B |
|  |  |  |  | 71600 | Travel | 3,300$ | 3,300$ | 3,300$ | 3,150$ | 13,050$ | D |
|  |  |  |  |  | sub-total | 33,050$ | 33,050$ | 32,050$ | 31,900$ | 130,050$ |  |
|  |  |  |  |  | PROJECT TOTAL | 626,689$ | 933,982$ | 718,732$ | 451,647$ | 2,731,050$ |  |

Budget notes:

A: International Consultants: This includes regional and international consultants working on project activities, Midterm review and Terminal evaluation (MTR/TE) consultants including PCU staff. As described in the TORs, the Project manager/CTA will provide strong technical advice and guidance to the implementation of all project components and most of his time will be budgeted to the components budget, the remaining time dedicated to the pure project management functions will be charged to the PMC  budget.,

*Weekly rate: up to 1719 USD (estimate subject to change based on total project funds budgeted for International Consultants).

B: Local Consultants: Including experts working on project activities and PCU staff working on technical activities.

*Weekly rate: up to 1406 USD (estimate subject to change based on total project funds budgeted for Local Consultants).

C: Contractual services - organizations: Legal entities (national/international) implementing activities, e.g. training, capacity and field studies including equipment procurement and rent costs according to approved ToRs.

D: Travel: Travel by consultants, beneficiaries and PCU staff on component related activities.

E: Trainings/workshops:  Training facilities required for workshops related to component activities

*At least 4 PSC meetings; Inception meeting; Final meeting; pilot site visits; technical/data collection missions; capacity-building events.

F: Equipment and furniture: Specific groundwater analytical and monitoring (field and laboratory) equipment essential to the implementation of the pilot activities to be purchased under UN procurement rules

G:   Office supplies:  PCs, printers and consumables including laboratory consumables (e.g. software, scanners, GPS, data loggers) required to implement the project

Summary of Funds:

|  | Amount Year 1 | Amount Year 2 | Amount Year 3 | Amount Year 4 | Total |
| --- | --- | --- | --- | --- | --- |
| GEF | 626,689$ | 933,982$ | 718,732$ | 451,647$ | 2,731,050 |
| UNDP | 50,000$ | 50,000$ | 50,000$ | 50,000$ | 200,000$ |
| Government of Belarus | 550,000$ | 550,000$ | 550,000$ | 550,000$ | 2,200,000$ |
| Government of Ukraine | 550,000$ | 550,000$ | 550,000$ | 550,000$ | 2,200,000$ |
| Government of Lithuania | 250,000$ | 250,000$ | 250,000$ | 250,000$ | 1,000,000$ |
| Government of Poland | 250,000$ | 250,000$ | 250,000$ | 250,000$ | 1,000,000$ |
| UNECE | 300,000$ | 300,000$ | 300,000$ | 300,000$ | 1,200,000$ |
| UNESCO-IHP | 412,500$ | 412,500$ | 412,500$ | 412,500$ | 1,650,000$ |
| TOTAL | 2,989,189$ | 3,296,482$ | 3,081,232$ | 2,814,147$ | 12,181,050$ |

# MANDATORY ANNEXES

A. Multi-year workplan

B. Overview of technical consultancies/subcontracts

C. Terms of Reference for Project Board, Project Manager//Chief Technical Advisor and other positions as appropriate

D. UNDP Social and Environmental and Social Screening Template (SESP) (provided separately)

E. Co-financing letters. (provided separately)

F. Gender analysis (provided separately)

G. Overview of the meetings conducted with relevant stakeholders during the PPG phase.

## ANNEX A. Multi-year Workplan

| Output | Year 1 |  |  |  |  |  |  | Year 2 |  |  |  |  |  |  |  | Year 3 |  |  |  |  |  |  |  | Year 4 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Q1 | Q2 |  | Q3 |  | Q4 |  | Q1 |  | Q2 |  | Q3 |  | Q4 |  | Q1 |  | Q2 |  | Q3 |  | Q4 |  | Q1 |  | Q2 |  | Q3 |  | Q4 |  |
| Component 1: Improve and harmonize the countries’ knowledge of the transboundary water resources, and of the expected impacts of increased climate variability and change |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUTCOME 1.1: COUNTRIES RECOGNIZE THE TRANSBOUNDARY AND INTERLINKED NATURE OF THE SURFACE WATERS, AQUIFERS, AND THEIR DEPENDENT ECOSYSTEMS IN THE TWO BASINS, AND THEIR HIGH VULNERABILITY TO ANTHROPOGENIC AND CIMATIC IMPACTS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 1.1.1: Science based assessments of the current state of freshwater resources and dependent ecosystems in the two basins leading to agreement on a Transboundary Diagnostic Analyses (TDA) in line with GEF, the EU WFD and national legislation. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUTCOME 1.2: COUNTRIES REACH AGREEMENT ON THE KEY ISSUES OF TRANSBOUNDARY CONCERN AND THEIR IMMIDIATE AND ROOT CAUSES, INCLUDING CLIMATE CHANGE, AND DECIDE TO TAKE STEPS TO DEAL WITH THEM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 1.2.1.: Agreed report on baseline conditions (TDAs), agreement on designation and classification of water bodies according to EU WFD standard, and on environmental and socioeconomic status indicators |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUTCOME 1.3: The countries explore and reach consensus on the application of eco-hydrology for addressing imbalances in the aquatic environment for the conjunctive management of surface and groundwater |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 1.3.1: Methodology for application of ecohydrology in the two basins, to address mechanisms that will lead to moderated imbalances. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 2: Facilitating the establishment of cooperation mechanisms and institutions among countries sharing the basins and their water resources |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUTCOME 2.1: STRENGTHENED INSTITUTIONAL COOPERATION, COORDINATION, AND INFORMATION SHARING AMONG RIPARIAN COUNTRIES IN EACH BASIN, AND BETWEEN THE TWO BASINS, IMPROVES SUSTAINABILITY OF THE TWO BASINS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.1: Establishment or straightening of the Transboundary River Commissions in the two project basins and defining coordination and information sharing mechanisms between the two Commissions. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUTCOME 2.2.: Overall cross-sectoral coordination of actions and information exchanges at the national level improve cooperation and defuse nexus conflicts in the two basins. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.2.1: Mechanisms in form of National Basin Councils will be established for coordination and information exchanges at the national level, coordination with other relevant projects and initiatives put in place in both basins. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 3: Testing of conjunctive surface and groundwater management approaches, through the application of the principles of eco hydrogeology |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUTCOME 3.1: Successful testing and application of conjunctive surface and groundwater management options and nature-based solutions (eco-hydrology) for balancing water nexus conflicts and adapting to climate change and variability identified through the TDAs or other similar processes build country and regional Institutions capacity and commitment to reforms and investments.. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 3.1.1: Implementation of pilot projects and policy measures in the two basins (GEF support will concentrate in Belarus and Ukraine) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 4: Facilitating countries' commitment to joint priority actions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUTCOME 4.1: POLICY MAKERS IN COUNTRIES, HAVING IMPROVED THEIR UNDERSTANDING OF (I) THE SURFACE, GROUNDWATER AND ECOSYSTEMS INTERACTIONS IN THE TWO BASINS, (II) THE IMPLICATIONS OF EXPECTED CLIMATIC CHANGES, AND (III) THE EXISTING WATER NEXUS CONFLICTS, ARE POISED TO DEVELOP EFFECTIVE CONJUNCTIVE WATER RESOURCES MANAGEMENT STRATEGIES. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 4.1.1: Operational Basin councils of inter-ministerial nature established in each beneficiary country, focused on harmonization of existing frameworks, adoption of conjunctive water resources management approaches, and the identification of priority reforms. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUTCOME 4.2: POLITICAL COMMITMENT REACHED AMONG COUNTRIES ON IMPLEMENTING PRIORITY LEGAL, INSTITUTIONAL AND POLICY REFORMS FOR THE PROTECTION AND EQUITABLE UTILIZATION OF SHARED WATERS AND DEPENDENT ECOSYSTEMS OF THE TWO BASINS THROUGH CONJUNCTIVE SURFACE AND GROUNDWATER MANAGEMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 4.2.1: The Strategic Action Programs (SAPs) for the two basins - prepared by the countries based on the TDA findings - submitted for endorsement at high ministerial level. In addition to the SAPs, the project will also develop Flood Risk Management Plans for both basins |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 4.2.2 Environmental quality targets defined and adopted. Harmonization of environmental status indicators and monitoring procedures agreed upon |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 5: Knowledge management, Communication, Dissemination and Replication Activities. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUTCOME 5.1: LONG TERM SUSTAINABILITY OF ACHIEVEMENTS ENHANCED THROUGH PUBLIC AND POLITICAL AWARENESS CAMPAIGNS, STAKEHOLDER INVOLVEMENT AND REPLICATION MECHANISM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 5.1.1: Selected media events highlight project’s progress and achievements, and targeting key legislative national stakeholders |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 5.1.2: Communication and Capacity Building Strategies including gender mainstreaming, stakeholder analysis and engagements plans |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 5.1.3: Participation to activities of IW LEARN and of the UNECE (including the global network of basins working on climate change), and establishment of website |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 5.1.4 Awareness and fundraising donor/partner conference for SAPs implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Inception Meeting | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PSC |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  | x |  |  |  |  |  |  |
| Final Meeting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x |

## B: Terms of reference (TECHNICAL CONSULTANCIES - OVERVIEW)

BUG BASIN TEAM

- International consultant (Surface Waters)

- International consultant (Groundwaters)

- Local consultant (Surface Waters)

- Local consultant (Groundwaters)

NEMAN BASIN TEAM

- International consultant (Surface Waters)

- International consultant (Groundwaters)

- Local consultant (Surface Waters)

- Local consultant (Groundwaters)

International consultants (SW/GW): DRAFT MINUMUM

Groundwater;

- Draft the annual Work Plan and budget for activities that fall under his/her responsibility and contribute to the preparation of the project’s Annual Work Plan – In close coordination with the Executing Agency and the PCU

- Support reporting of project progress as needed ; Support Monitoring & Evaluation reporting requirements

  - Post-graduate specialization (PhD preferable) in Hydrogeology / engineering applied to hydrogeology

  - At least 5 years of experience in the application of hydrogeology to international development projects

  - Excellent knowledge of the hydrogeological conditions and context of the Bug/Neman transboundary River Basin

  - Excellent knowledge of the relevant social and political context

  - Fully fluent in English ; good knowledge of Russian is a plus

Surface Waters;

- Draft the annual Work Plan and budget for activities that fall under his/her responsibility and contribute to the preparation of the project’s Annual Work Plan – In close coordination with the Executing Agency and the PCU

- Support reporting of project progress as needed ; Support Monitoring & Evaluation reporting requirements

  - Post-graduate specialization (PhD preferable) in Hydrology / water management

  - At least 5 years of experience in water resources management for international development projects

  - Excellent knowledge of the freshwater profile and context of the Bug/Neman transboundary River Basin

  - Excellent knowledge of the relevant social and political context

  - Fully fluent in English ; good knowledge of Russian is a plus

Local consultants (SW/GW): DRAFT MINIMUM

Groundwater;

- Draft the annual Work Plan and budget for activities that fall under his/her responsibility and contribute to the preparation of the project’s Annual Work Plan – In close coordination with the Executing Agency and the PCU

- Support reporting of project progress as needed ; Support Monitoring & Evaluation reporting requirements

  - Post-graduate specialization (PhD preferable) in Hydrogeology / engineering applied to hydrogeology

  - At least 5 years of experience in the application of hydrogeology to international development projects

  - Excellent knowledge of the hydrogeological conditions and context of the Bug/Neman transboundary River Basin

  - Excellent knowledge of the relevant social and political context

  - Fully fluent in English and Russian

Surface Waters;

- Draft the annual Work Plan and budget for activities that fall under his/her responsibility and contribute to the preparation of the project’s Annual Work Plan – In close coordination with the Executing Agency and the PCU

- Support reporting of project progress as needed ; Support Monitoring & Evaluation reporting requirements

  - Post-graduate specialization (PhD preferable) in a subject related to hydrology and water resources management

  - At least 5 years of experience in water resources management for international development projects

  - Excellent knowledge of the freshwater profile and context of the Bug/Neman transboundary River Basin

  - Excellent knowledge of the relevant social and political context

  - Fully fluent in English and Russian is a plus

## ANNEX C: Terms of reference (PROJECT STEERING COMMITTEE AND PROJECT MANAGER)

Draft Terms of Reference;  Project Steeting Committee:

The Project Steering Committee (PSC) will serve as the project’s Board. It will meet according to necessity, at least once each year, to review project progress, approve project work plans and approve major project deliverables. The PSC is responsible for providing strategic guidance and oversight to project implementation in order to ensure that it meets the requirements of the approved Project Document and achieves the stated outcomes. The PSC’s role will (inter alia):

- Provide strategic guidance to project implementation;

- Ensure coordination between the project and other ongoing projects and activities related to the GEF International Waters Focal Area;

- Ensure coordination among all relevant parties;

- Approve annual project Work Plans and budgets ;

- Approve any major changes in project plans or programmes, and oversee the implementation of corrective actions;

- Oversee monitoring, evaluation and reporting in line with GEF requirements;

- Ensure that UNDP Social and Environmental Safeguards Policy is applied throughout project implementation;

Draft Terms of Reference: Project Manager, Chief Technical Advisor:

Background

The Project Manager/Chief Technical Advisor (PM/CTA), will be recruited following UNESCO procedure. The position will be appointed by the project executing agency and funded entirely from the Project. The PM/CTA will act under the supervision of the Executing Agency  and will be responsible for the overall management of the Project, including the mobilisation of all project inputs, and coordination over project consultants and sub-contractors. The PM/CTA will provide substantive technical support and advise to all project partners, national teams, consultants and contractors, prepare and review  technical reports and publications. The PM/CTA will work in close coordination with UNESCO and report on a periodic basis to the PSC. The PM/CTA will also perform a liaison role with the relevant governments, UNECE, UNDP and other UN agencies, CSOs and project partners, and maintain close collaboration with other donor agencies providing co-financing.

Duties and Responsibilities (inter alia):

- Project management (25% of time, charged to PMC budget):

- Secure coordination with the Executing Agency about the Project activities implementation

- Contribute to the prepration of the plan of the activities of the project and monitor progress against the approved work-plan.

- Supervise and coordinate the production of project outputs, as per the project document in a timely and high quality fashion.

- Supervise and coordinate the work of all project staff, consultants and sub-contractors ensuring timing and quality of outputs.

- Prepare, revise and submit project work and financial plans, as required by Project Board and UNDP.

- Monitor financial resources and accounting to ensure accuracy and reliability of financial reports, submitted on a quarterly basis in close coordination with the UNESCO administrative staff.

- Manage and monitor the project risks initially identified and submit new risks to the project board for consideration and decision on possible actions if required; update the status of these risks by maintaining the project risks log.

- Report progress of project to the steering committees, and ensure the fulfilment of PSC directives.

- Encourage staff, partners and consultants such that strategic, intentional and demonstrable efforts are made to actively include women in the project, including activity design and planning, budgeting, staff and consultant hiring, subcontracting, purchasing, formal community governance and advocacy, outreach to social organizations, training, participation in meetings; and access to program benefits.

- Technical Advice (75% of time, 15% each Comp 1,2,3, 20% - Comp 4, 10% - Comp 5):

- Provision of top-quality technical advice services, including facilitation of capacity and knowledge building, where the technical responsibilities include oversight of and ensuring linkages between all project components

- Ensure consistency between the various project elements and related activities provided or funded by the non-beneficiary countries participating to the project and other donors;

- Coordinate with the Executing Agency about and provide support for the recruitment and selection of project personnel, consultants and sub-contracts, including drafting terms of reference and work specifications and overseeing all contractors’ work.

- Provide technical oversight to subcontractors and training activities supported by the Project.

- Provide technical support and ensure timely submission of the Inception Report, Project Implementation Report, Technical reports, quarterly financial reports, and other reports as may be required by UNESCO, UNDP and GEF.

- Coordinate and oversee preparation of the substantive and operational reports, including the TDAs;

- Facilitate the exchange and sharing of experiences and lessons learned with relevant community based integrated conservation and development projects nationally and internationally.

Required skills and expertise

- A university degree (MSc or PhD) in a subject related to water resources management

- At least 6 years of experience in water resources management

- Experience in management of multinational interdisciplinary projects focused on integrated national and transboundary water resource management strategies.

Competencies

- Strong leadership, managerial and coordination skills, with a demonstrated ability to effectively coordinate the implementation of large multi-stakeholder projects, including financial and technical aspects.

- Ability to effectively manage technical and administrative teams, work with a wide range of stakeholders across various sectors and at all levels, to develop durable partnerships with collaborating agencies.

- Ability to administer budgets, train and work effectively with counterpart staff at all levels and with all groups involved in the project.

- Ability to coordinate and supervise multiple Project Implementation Units in their implementation of technical activities in partnership with a variety of subnational stakeholder groups, including community and government.

- Strong drafting, presentation and reporting skills.

- Demonstrated familiarity with or, ideally, work experience in GEF International Waters and specifically in the CIS region;

- Demonstrated familiarity with transboundary waters issues and national IWRM plan priorities in the CIS region;

- Demonstrated familiarity with priority issues in the Bug and Neman Rivers basins, including water sector, environmental sector, national and regional institutional structures and future development plans;

- Demonstrated familiarity with modern integrated approaches to IWRM, including application of EU WFD and other international best practices for IWRM to national priorities, as appropriate, familiarity with institutional, economic, technical, and social mechanisms for improving water resources management; capacity building and curriculum development approaches for multiple levels of stakeholders; mechanisms for incentive-based pollution abatement and enforcement; social marketing and stakeholder education approaches for specific stakeholder groups across sectors and countries, including gender mainstreaming; and environmental monitoring approaches and information management for IWRM, based on proven experience in all of these areas;

- Excellent command of English and  good knowledge of Russian is essential.

| Description of PM/CTA technical support activities |  |  |  |
| --- | --- | --- | --- |
| Position | Estimated Person/months | Provision of technical inputs | Related output |
| P3 IWRM Specialist | 4 | - Organization and execution of science-based assessments of the current state of freshwater resources and dependent ecosystems in the two basins. | 1.1.1 |
|  | 6 | - Facilitation of the agreement on a Transboundary Diagnostic Analyses (TDA) in line with GEF, the EU WFD and national legislation; - Designation and classification of water bodies according to EU WFD standard; - Definition of environmental and socioeconomic status indicators. | 1.2.1 |
|  | 4 | - Preparation of guidelines, outreach documents and awareness raising tools, and terms of reference for the creation and functioning of river basin commissions in the two project basins; - Defining coordination and information sharing mechanisms between the two Commissions. | 2.1.1 |
|  | 2 | - Definition of mechanisms for coordination and exchanges with other relevant projects and initiatives. | 2.1.2 |
|  | 5 | - Oversight of the implementation of pilot projects and policy measures in the two basins. | 3.1.1 |
|  | 3 | - Facilitation of the establishment of Basin councils, of inter-ministerial nature, focused on harmonization of existing frameworks, and identification of priority reforms, established in each beneficiary country. | 4.1.1 |
|  | 4 | - Facilitation of the agreement on the Strategic Action Programs (SAPs) for the two basins, considering the provisions of the EU Water Framework and Flood Directives and based on the TDA findings; - Drafting of preliminary Basin Management Plans, elaborated by the countries for endorsement at high ministerial level. | 4.2.1 |
|  | 3 | - Facilitation of the definition and adoption of environmental quality targets; - Harmonization of environmental status indicators and monitoring procedures agreed upon. | 4.2.2 |
|  | 4 | - Development of bilateral basin agreements and related policy and institutional arrangements for transboundary cooperation and joint sustainable management, facilitated) will be implemented as part of the SAP. | 4.2.3 |
|  | 2 | - Lead the preparation of and participate to selected media events to highlight project’s progress and achievements, targeting key legislative national stakeholders. | 5.1.2 |
|  | 2 | - Oversee the participation to activities of IW LEARN and of the UNECE Water Convention (including the global network of basins working on climate change), and the establishment of website. | 5.2.2 |

## ANNEX D. Social and Environmental Screening template - (provided separately)

## ANNEX E. Co-financing letters (provided separately)

## ANNEX F. Gender Analysis (provided separately)

## ANNEX G. Overview of the meetings conducted with relevant stakeholders during the PPG phase.

| CONSULTATIONS WITH RELEVANT STAKEHOLDERS |  |
| --- | --- |
| Stakeholders | Title of the consultation, venue and date (approximate) |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Ministry of energy and environment protection of Ukraine The Ministry of Environment of the Republic of Lithuania The Ministry of Maritime Economy and Inland Navigation of Poland Other relevant stakeholders | Inception Meeting for the PPG stage, 16-17 May 2018, Minsk, Belarus |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Ministry of energy and environment protection of Ukraine The Ministry of Environment of the Republic of Lithuania The Ministry of Maritime Economy and Inland Navigation of Poland Other relevant stakeholders | June – September 2019, e-mail correspondence, phone conversations and in-person discussions with the national consultants on the priorities to be included into the project document. |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Ministry of energy and environment protection of Ukraine | October-November 2018, e-mail correspondence and phone conversations on the project document and co-financing letters |
| The Ministry of Environment of the Republic of Lithuania The Ministry of Maritime Economy and Inland Navigation of Poland | November 2018, e-mail and phone communication on the contribution of Lithuania and Poland to the project |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Republican Unitary Enterprise "Central Research Institute for the Integrated Use of Water Resources" | 5 December 2018, Minsk, Belarus, at the occasion of the 1st National Interagency Steering Committee Meeting of the EUWI+, discussion of the project and further steps for development and validation of the project document |
| The Ministry of energy and environment protection of Ukraine | 18 December 2018, Odesa, Ukraine, at the occasion of the PSC meeting for the Dniester GEF project, discussion of the further steps for the project document development and validation |
| The Ministry of energy and environment protection of Ukraine | December 2018 and January 2019, e-mail correspondence on the project document and receiving comments to it as well as implementation arrangements. The ProDoc was shared with the countries on 17 December 2018. |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Republican Unitary Enterprise "Central Research Institute for the Integrated Use of Water Resources" | December 2018 and January 2019, e-mail correspondence and phone conversation on the project document, its translation and receiving comments to it. The ProDoc was shared with the countries on 17 December 2018. |
| The Ministry of energy and environment protection of Ukraine | 6 February 2019, discussion of the preparatory aspects for the validation meeting, at the occasion of the Meetings of the Parties to the Espoo Convention and to the Protocol on SEA, Geneva, Switzerland |
| The Ministry of energy and environment protection of Ukraine State Agency of Water Resources of Ukraine Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Republican Unitary Enterprise "Central Research Institute for the Integrated Use of Water Resources" The Ministry of Environment of the Republic of Lithuania | 13 February 2019, discussion of the comments received for the project document and preparations for the validation meeting, at the occasion of the 4th meeting of the Global network of basins working on climate change adaptation, Geneva, Switzerland |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Ministry of energy and environment protection of Ukraine The Ministry of Environment of the Republic of Lithuania The Ministry of Maritime Economy and Inland Navigation of Poland | February and March 2019, phone and e-mail correspondence with regards to inputs from the countries to the validation meeting, updates in water management on the national level, addressing the comments received to the ProDoc, discussing co-financing letters and the questions in relation to future project implementation. |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Ministry of energy and environment protection of Ukraine The Ministry of Environment of the Republic of Lithuania The Ministry of Maritime Economy and Inland Navigation of Poland | 18-19 March 2019, Paris, France, validation workshop for the project |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus | March-April 2019, phone and e-mail communication in relation to implementation arrangements incl. requirements for registration of the project in Belarus |
| The Ministry of energy and environment protection of Ukraine State Emergency Service of Ukraine | 3-4 April 2019, Kyiv, Ukraine, on the occasion of the 2nd meeting of the Dniester Commission, discussion of the progress with regards to PoDoc submission and flood management issues to be addressed by the project |
| The Republican Unitary Enterprise "Central Research Institute for the Integrated Use of Water Resources" | 29-30 April 2019, Geneva, Switzerland, at the occasion of the Global workshop on ecosystem-based adaptation in transboundary basins, discussion of the further steps required for implementation of the project in Belarus e.g. registration of the project, etc. |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Republican Unitary Enterprise "Central Research Institute for the Integrated Use of Water Resources" | June 2019, e-mail and phone communication in relation to introducing the project at the Europe-INBO meeting on 17-19 June 2019, Lahti, Finland. |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Republican Unitary Enterprise "Central Research Institute for the Integrated Use of Water Resources" The Bug & San Basin Management Administration | September 2019, e-mail and phone communication in relation to introducing the project at HELCOM Workshop with River Basin Management Authorities on 18-20 September 2019, Riga, Latvia. Unfortunately, it was not possible to present the project there. |
| Ministry of Natural Resources and Environmental Protection of the Republic of Belarus The Ministry of energy and environment protection of Ukraine The Ministry of Environment of the Republic of Lithuania The Ministry of Maritime Economy and Inland Navigation of Poland State Agency of Water Resources of Ukraine The Republican Unitary Enterprise "Central Research Institute for the Integrated Use of Water Resources" The Bug & San Basin Management Administration | June 2019 – April 2020, e-mail and phone communication 22-24 October 2019, Geneva, Switzerland, at the occasion of the meeting of the Working Group on Integrated Water Resource Management under the Water Convention 4-5 December 2019, Geneva, Switzerland, at the occasion of the global workshop on data exchange The discussions included developments within the project, adjustment of the timeline and on the possibility to adapt the activities in accordance with national development in river basin management planning and transboundary cooperation. |

In the document the “UNESCO Division of Water Sciences -Secretariat of the Intergovernmental Hydrological Programme”, acronym is UNESCO IHP

Very small parts of the Neman Basin are shared by the Russian Federation and Poland

Korneev, Volchak et al. 2015 provides information on climate change and its possible pressures.

Available at http://euwipluseast.eu/en/component/content/article/36-post-englih/163-euwi-assists-belarus-in-strengthening-technical-cooperation-in-transboundary-river-basins?Itemid=397

TDA for Bug should reflect the structure of the RBMP set in the EU WFD and in Resolution of the CMU “On Approving the Procedure for the Development of a River Basin Management Plan” of 18 May 2017 # 336.

WWDR 2018

Share of women and men direct beneficiaries will separately defined in project targets during the Inception Phase and duly reported during project implementation.

Baseline, mid-term and end of project target levels must be expressed in the same neutral unit of analysis as the corresponding indicator. Baseline is the current/original status or condition and need to be quantified. The baseline must be established before the project document is submitted to the GEF for final approval. The baseline values will be used to measure the success of the project through implementation monitoring and evaluation.

Target is the change in the baseline value that will be achieved by the mid-term review and then again by the terminal evaluation.

Data collection methods should outline specific tools used to collect data and additional information as necessary to support monitoring. The PIR cannot be used as a source of verification.

*Including but not limited to

There will be one yearly face to face supervision mission, complemented by several virtual oversight arrangements.

In the document the “UNESCO Division of Water Sciences -Secretariat of the Intergovernmental Hydrological Programme”, acronym is UNESCO IHP

see  https://info.undp.org/global/popp/ppm/Pages/Closing-a-Project.aspx

See separate guidance on how to enter the TBWP into Atlas

Only the responsible parties to be created as Atlas Implementing Agent as part of the COAs should be entered here. Sub-level responsible parties reporting directly to NIM Implementing Partners should not entered here. For example, if under NIM, UNOPS signs LOA with the IP to manage component 2, and a department of Ministry X will manage component 3, this means that UNOPS will be listed as the responsible party under component 2.  The rest of the components will list the IP as the responsible party.