GEF-6 REQUEST FOR PROJECT ENDORSEMENT/APPROVAL

Project Type:

Type of Trust Fund:

For more information about GEF, visit TheGEF.org

part i: project information

| Project Title: Fostering multi-country cooperation over conjunctive surface and groundwater management in the Bug and Neman Transboundary River Basins and the underlying aquifer systems |  |  |  |  |
| --- | --- | --- | --- | --- |
| Country(ies): | Belarus, Ukraine (Poland), (Lithuania) | GEF Project ID: |  | 9767 |
| GEF Agency(ies): |  | GEF Agency Project ID: |  | 5876 |
| Other Executing Partner(s): | UNESCO-IHP, UNECE | Submission Date: |  | 23 May 2019 |
| GEF Focal Area (s): |  | Project Duration (Months) |  | 48 |
| Integrated Approach Pilot | IAP-Cities IAP-Commodities IAP-Food Security |  | Corporate Program: SGP |  |
| Name of Parent Program | [if applicable] | Agency Fee ($) |  | 259,450 |

- Focal Area  Strategy Framework and Other Program Strategies

| ### Focal Area Objectives/Programs | ### Focal Area Outcomes | ### Trust Fund | ### (in $) |  |
| --- | --- | --- | --- | --- |
|  |  |  | ### GEF Project Financing | ### Co-financing |
|  | Foster cooperation for sustainable use of transboundary water systems and economic growth |  | 303,450 | 1,890,000 |
|  | AdvanceConjunctiveManagementof Surface and Groundwater through Effective Institutional, Legal, andPolicyMeasures |  | 2,225,300 | 6,720,000 |
|  | Addressing theWater/Food/Energy/EcosystemSecurityNexus |  | 202,300 | 840,000 |
| Total project costs |  |  | 2,731,050 | 9,450,000 |

- Project description summary

| Project Objective: The project aims to advance transboundary water governance through the conjunctive management of surface and groundwater in the Central European adjoining Bug and the Neman river basins as a means to improve water security and sustainability of freshwater ecosystem services, balance competing water uses, and mitigate the expected impacts of climate variability and change. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Components/ ### Programs | ### Financing Type | ### Project Outcomes | ### Project Outputs | ### Trust Fund | ### (in $) |  |
|  |  |  |  |  | ### GEF Project Financing | ### Confirmed Co-financing |
| Component 1.: Improve and harmonize the countries’ knowledge of the transboundary water resources, and of the expected impacts of increased climate variability and change increased climate variability and change. | TA | Outcome 1.1 Countries recognize the transboundary and interlinked nature of the surface waters, aquifers and their dependent ecosystems in the two basins, and their high vulnerability to anthropogenic and climatic impacts. Outcome 1.2 Countries reach agreement on the key issues of transboundary concern and their immediate and root causes, including climate change, and decide to take steps to deal with them. Outcome 1.3 The countries explore and reach consensus on the application of eco- hydrogeology for addressing imbalances in the aquatic environment as a part of the TDA development. | Output 1.1.1. Science based assessments of the current state of freshwater resources and dependent ecosystems in the two basins leading to agreement on a Transboundary Diagnostic Analyses (TDA) in line with GEF, the EU WFD and national legislation. Output 1.2.1. Agreement reached on baseline conditions (TDA), as well as consensus on designation and classification of water bodies according to EU WFD standard, and on environmental and socioeconomic status indicators . Output 1.3.1. Definition of the use and the application of eco hydrogeology to address mechanisms that will lead to moderated imbalances. |  | 1,059,667 | 3,000,000 |
| Component 2.: Facilitating the establishment of cooperation mechanisms and institutions among countries sharing the basins and their water resources |  | Oucome 2.1. Strengthened institutional cooperation, coordination and information sharing among riparian countries in each basin, and between the two basins, improves sustainability of the shared resources. Outcome 2.2.: Overall cross-sectoral coordination of actions and information exchanges at the national level improve cooperation and defuse nexus conflicts in the two basins. | Output 2.1.1: Preparation of guidelines, outreach documents and awareness raising tools, and terms of reference for the creation and functioning of River Basin Commissions in the two project basins and defining coordination and information sharing mechanisms between the two Commissions. Ouput 2.2.1: Mechanisms for coordination and exchanges with other relevant projects and initiatives put in place. |  | 289,000 | 1,800,000 |
| Component 3.: Testing of conjunctive surface and groundwater management approaches, through the application of the principles of eco hydrogeology. |  | Outcome 3.1 Testing of conjunctive management options for balancing water nexus conflicts and adapting to climate change and variability identified through the TDAs and other similar processes builds country and regional Institutions and their capacity and commitment to reforms and investments. | Output 3.1.1: Implementation of pilot projects and policy measures in the two basins (GEF support will concentrate in Belarus and Ukraine) |  | 674,333 | 1,400,000 |
| Component 4.: Facilitating countries' commitment to joint priority actions |  | Outcome 4.1 Policy makers in countries, having improved their understanding of (i) the surface, groundwater and ecosystems interactions in the two basins, (ii) the implications of expected climatic changes, and (iii) the existing water nexus conflicts, are poised to develop effective conjunctive water resources management strategies. Outcome 4.2 Political commitment reached among countries on implementing priority legal, institutional and policy reforms for the protection and equitable utilization of shared waters and dependent ecosystems of the two basins through conjunctive surface and groundwater management. | Output 4.1.1: Basin councils, of inter-ministerial nature, focused on harmonization of existing frameworks, and identification of priority reforms, established in each beneficiary country. Output 4.2.1: Strategic Action Programs for the two basins, in line with national legislation taking into account provisions of the EU Water Framework and Flood Directives and based on the TDA findings, adopting conjunctive surface and groundwater management options, and including measures for reaching the environmental quality targets, and preliminary Basin Management Plans, elaborated by the countries for endorsement at high ministerial level. Output 4.2.2:. Environmental quality targets defined and adopted. Harmonization of environmental status indicators and monitoring procedures agreed upon. Output 4.2.3: Development of bilateral basin agreements and related policy and institutional arrangements for transboundary cooperation and joint sustainable management, facilitated. |  | 385,333 | 2,000,000 |
| Component 5.: Communication, Dissemination and Replication Activities |  | Outcome 5.1 Long term sustainability of achievements enhanced through public and political awareness campaigns, stakeholder involvement and replication mechanism | Outputs 5.1.1: Selected media events highlighting project’s progress and achievements. Output 5.1.2: Targeted capacity building activities to encourage achievement of consensus in countries, disseminate results and findings, foster replication of new practices, and of gender mainstreaming. Output 5.1.3: Participation in activities of IW:LEARN and of the UNECE Water Convention (including the global network of basins working on climate change), relevant congresses of the IAH Commission on Transboundary Aquifers and establishment of website. |  | 192,667 | 800,000 |
| Subtotal |  |  |  |  | 2,601,000 | 9,000,000 |
| Project Management Cost (PMC) |  |  |  |  | 130,050 | 450,000 |
| Total project costs |  |  |  |  | 2,731,050 | 9,450,000 |

- confirmed sources of Co-financing for the project by name and by type

Please include evidence for co-financing for the project with this form.

| Sources of Co-financing | Name of Co-financier | Type of Cofinancing | Amount ($) |
| --- | --- | --- | --- |
|  | UNDP |  | 200,000 |
|  | Belarus, Ukraine |  | 4,400,000 |
|  | UNECE |  | 1,200,000 |
|  | Govermnent of Lithuania |  | 1,000,000 |
|  | Government of Poland |  | 1,000,000 |
|  | UNESCO |  | 1,650,000 |
| Total Co-financing |  |  | 9,450,000 |

- Trust Fund  Resources Requested by Agency(ies),  Country(ies) and the Programming of Funds

| GEF Agency | Trust Fund | Country Name/Global | Focal Area | Programming of Funds | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | GEF Project Financing (a) | Agency Fee a) (b)2 | Total (c)=a+b |
|  |  | Regional |  |  | 2,731,050 | 259,450 | 2,990,500 |
| Total Grant Resources |  |  |  |  | 2,731,050 | 259,450 | 2,990,500 |

a ) Refer to the Fee Policy for GEF Partner Agencies

- Project’s Target Contributions to GEF 6 Core Indicators

Update the relevant sub-indicator values for this project using the methodologies indicated in the Core Indicator Worksheet (as used in GEF 7 Endorsement template – Annex E) and aggregating them in the table below. Progress in programming against these targets is updated at mid-term evaluation and at terminal evaluation. Achieved targets will be aggregated and reported any time during the replenishment period. There is no need to complete this table for climate adaptation projects financed solely through LDCF and SCCCF.

| Project Core Indicators |  | Expected at CEO Endorsement |
| --- | --- | --- |
| 1 | Terrestrial protected areas created or under improved management for conservation and sustainable use (Hectares) |  |
| 2 | Marine protected areas created or under improved management for conservation and sustainable use (Hectares) |  |
| 3 | Area of land restored (Hectares) |  |
| 4 | Area of landscapes under improved practices (excluding protected areas)(Hectares) |  |
| 5 | Area of marine habitat under improved practices (excluding protected areas) (Hectares) |  |
|  | Total area under improved management (Hectares) |  |
| 6 | Greenhouse Gas Emissions Mitigated (metric tons of CO2e) |  |
| 7 | Number of shared water ecosystems (fresh or marine) under new or improved cooperative management | 2 |
| 8 | Globally over-exploited marine fisheries moved to more sustainable levels (metric tons) |  |
| 9 | Reduction, disposal/destruction, phase out, elimination and avoidance of chemicals of global concern and their waste in the environment and in processes, materials and products (metric tons of toxic chemicals reduced) |  |
| 10 | Reduction, avoidance of emissions of POPs to air from point and non-point sources (grams of toxic equivalent gTEQ) |  |
| 11 | Number of direct beneficiaries disaggregated by gender as co-benefit of GEF investment |  |

Provide additional explanation on targets, other methodologies used, and other focal area specifics (i.e., Aichi targets in BD) including justification where core indicator targets are not provided.

- Project Taxonomy

Please update the table below for the taxonomic information provided at PIF stage. Use the GEF Taxonomy Worksheet provided in Annex F to find the most relevant keywords/topics/themes that best describe the project.

| Level 1 | Level 2 | Level 3 | Level 4 |
| --- | --- | --- | --- |
| Influencing Models | >Transform policy and regulatory environment; >Strengthen institutional capacity and decision-making; >Demonstrate innovative approaches |  |  |
| Stakeholders | >Civil society; >Beneficiaries; | >Community-based organizations; >Non-Governmental Organization; >Academia |  |
| Capacity, Knowledge and Research | >Knowledge and learning; >Capacity development; >Enabling activities; >Knowledge generation and exchange; >Learning | >Knowledge management; >Innovation; >Capacity development; Learning >Theory of Change; >Adaptive Management; >Indicators to measure change |  |
| Gender Equality | >Gender mainstreaming | >Beneficiaries; >Women groups; >Sex-disagregated indicators; >Gender-sensitive indivators |  |
| Focal Area/Theme | >International Waters | >Freshwater | >Aquifer; >River basin |
| Rio Markers | N/A |  |  |

part ii:  project justification

A. describe any changes in alignment with the project design with the original pif

A.1. Project Description. Elaborate on: 1) the global environmental and/or adaptation problems, root causes and barriers that need to be addressed; 2), the baseline scenario or any associated baseline projects 3) the proposed alternative scenario, GEF focal area strategies, with a brief description of expected outcomes and components of the project, 4) incremental/additional cost reasoning and expected contributions from the baseline, the GEFTF, LDCF, SCCF,  and co-financing; 5) global environmental benefits (GEFTF) and/or adaptation benefits (LDCF/SCCF); and 6) innovativeness, sustainability and potential for scaling up.

1). The global environmental and/or adaptation problems, root causes and barriers that need to be addressed.

NA

2). The baseline scenario or any associated baseline projects.

NA (for a detailed description please see pages 10-42 of the Project Document)

3). The Proposed Alternative scenario.

NA (for a detailed description please see pages 43-72 of the Project Document)

4). Incermental cost reasoning and expected contributions from the baseline, the GEFTF, and co-financing.

NA

5). Global environmental benefits.

NA

6). Innovativeness, sustainability and potential for scaling up.

NA

# A.2. Child Project?  If this is a child project under a program, describe how the components contribute to the overall program impact.

# NA

A.3	Stakeholders

NA (for a detailed description of stakeholders and their roles please see pages 30-40 of the Project Document)

Select what role civil society will play in the project:

Consulted only;

Member of Advisory Body; contractor;

Co-financier;

Member of project steering committee or equivalent decision-making body;

Executor or co-executor;

Other (Please explain)

A.4. Gender equality and women empowerment

NA  (Please see the Gender Analysis and Action Plan at pages 61-66 of the Project Document)

Does the project expect to include any gender-responsive measures to address gender gaps or promote gender equality and women’s empowerment? (yes  /no) If yes, please upload gender action plan or equivalent here.

If possible, indicate in which results area(s)  the project is expected to contribute to gender equality:

Closing gender gaps in access to and control over natural resources;

(in particulatr) >> Improving women’s participation and decision making

Generating socio-economic benefits or services for women.

Does the project's results framework or logical framework include gender-sensitive indicators? (yes  /no)

| 1) did the project conduct a gender analysis during project preparation? | YES |
| --- | --- |
| 2) did the project incorporate a gender responsive project results framework, including sex-disaggregated indicators? | YES |
| 3) what is the share of women and men direct beneficiaries (women X%, men X%)? | N/A |

# A.5 Risks

The only major risk identified by the project proponents that may prevent the full success of the project is the lack of sustained political support for this cooperative effort in the countries and states sharing the aquifers and river basins and institutional fragmentation at the national level. The project proponents, fully aware of this challenge, have focused practically all project activities to the strengthening of this commitment through improved science and understanding, exchanges and consultations, awareness campaigns and capacity building, policy-level work, etc. It is also expected that non GEF recipient countries participating to the project (Poland and Lithuania) will help improve conditions for cooperation, they were fully engaged and consulted during the project development. Finally, the EU accession political objective of some of the countries will also help in moving the project successfully forward.

Given the nature of the project, oriented at improving science, establishing processes and creating enabling political environments, climate change will not have any impact on the project likelihood of success. On the other hand, climate change and increased climatic fluctuations will have to be taken into full consideration as part of the technical components of the project, from the diagnostic analysis, to the identification of needed priority actions in the SAPs, so that future management of the aquifer will include measures and provisions to face this new challenge to sustainability.

| Description | Type | Impact & Probability | Mitigation Measures | Owner |
| --- | --- | --- | --- | --- |
| Not all four countries sharing the two basins remain fully committed to project objectives | Political | Low | Cooperation and coordination of the Executing Agency and the PCU with partners in all countries will allow to anticipate and respond to political developments with implications to project support. | UNESCO IHP, UNDP |
| Lack of support for the establishment of transboundary cooperation mechanisms | Regulatory | Low | Trust building through the TDA - SAP process, and incentives provided by the EU approximation process will minimize this risk | UNESCO IHP |
| Political instability | Political | Low | Adaptive approach to project management ; Open line of communication between co-executing partners, UNDP, and Ukrainian project stakeholders | UNESCO IHP, UNDP, project Focal Points |

Social and environmental safeguards (SESP): The project is rated as a ‘Category Low’ from an environmental and social safeguard perspective, with small scale, site-specific and manageable environmental and social impacts. No adverse long- term impacts are anticipated. During the project inception phase, the PCU will develop an Environmental and Social Management Framework (ESMF) that will provide guidance and measures with clear roles and responsibilities, along with capacity strengthening measures for effective implementation and monitoring.

A.6. Institutional Arrangement and Coordination.

Project management and governance:

UNDP will be the Implementing Agency (IA), and will be responsible for the overall supervision of the project. UNESCO IHP will serve as the Executing Agency (EA). The EA will ensure that all activities are carried out in strict compliance with the rules and procedures of UNDP and GEF (and according to the agreed annual work plans and budgets). UNECE will act as executing partner, vis a vis UNESCO IHP. Execution at national level* will be lead by National Focal Points, to be designated during the inception phase of the project. NPFPs will be fully involved in the selection of the national consultants and experts that will support the execution of activities. The PSC will carry out the function of a Project Board, and will consist of: 1) beneficiary countries, other participating countries, the IA and the EA representatives; and 2) the PCU acting as Secretariat for the PSC. Finally, the lead CO (Belarus) will act as the lead UNDP Office and Principal Project Representative.

In order to successfully reach the objectives and outcomes of the project, it is essential that the progress of the different project components be closely monitored, both by the key local stakeholders and authorities as well as by the project’s international experts, starting with the finalisation of the detailed, component-specific work plans and implementation arrangements, and continuing throughout the project’s implementation phase. The purpose of this monitoring is to facilitate early identification of possible risks to successful completion of the project, together with adaptive management and early corrective action, when and as needed.

*The Republic of Lithuania and Poland, as full Member States of the European Union are no longer GEF beneficiary countries. However, in the ‘Bug and Neman’ project, they will actively continue to participate as partner countries (Donor Governments).

# Coordination/interactions with other projects and initiatives:

The project will build upon and take advantage of the numerous efforts being undertaken by the countries within the contexts of the implementation of the EU Framework Directive and of the UNECE Water Convention, and establish links with ongoing similar projects in the region, including GEF funded.

UNDP has a long record of activities in this region and of the comparable activities (i.e. transboundary groundwaters) in other regions. Among others, UNDP implemented a project “Improved management of water resources in the upper Pripyat basin” (2008-2009). This project aimed to define a practical solution for some (surface) water transboundary management issues in the Pripyat river water basin. The project strengthens the culture of a transboundary dialogue between the involved countries, making it easier to new transboundary initiatives to be adequately accounted and further developed.

The project especially builds on the past project “River Basin management and climate change adaptation in the Neman river basin (2011-2015)” implemented by UNECE and UNDP Belarus in the framework of the Environment and Security initiative (ENVSEC, www.envsec.org). The project led to a joint understanding of future climate change impacts by preparing a transboundary vulnerability assessment and numerous studies, as well as agreement on how to address them through the development of a basin-wide adaptation strategy. It also addressed monitoring and information exchange. It resulted in a revival of transboundary cooperation both at the expert and political level, culminating in the negotiation of a bilateral Protocol on transboundary water cooperation between Belarus and Lithuanian ministries.

In 2016-2018, within the EUWI+ project, UNECE supported Belarus and Lithuania to elaborate of the priority components of the Transboundary Neman River Basin Management Plan. A comprehensive technical report containing results of the WFD compliant overview of the Belorussian part of the basin including delineation of water bodies, comparative analysis of monitoring and assessment of water bodies and status of water bodies in the Belorussian part of the basin was prepared and will guide further work under the GEF project.

The new project can also rely on a very relevant experience about transboundary groundwaters in Europe that has been gained in DIKTAS project (Protection and Sustainable Use of the Dinaric Karst Transboundary Aquifer System). DIKTAS is a full-size GEF project, implemented by UNDP and executed by UNESCO. The project started in 2010 and include regional objectives similar to the objectives of the proposed project.

This project will be carried out in close cooperation with NATO Pilot Study Project "Sustainable Use and Protection of Groundwater Resources Transboundary Water Management". This project creates an expert platform for discussion about sustainable groundwater management and the efficient way of protection of transboundary water resources. Attention will be paid to the legacy of recently completed projects and possible post project activities. There are about dozen relevant INTERREG and TACIT projects conducted in the recent years together with some UN related projects such as:

- The Bug River Pilot Project on monitoring and assessment of transboundary rivers established under the UNECE Water Convention (1998-2003);

- Integrated Environmental Evaluation Western Bug River Basin (Ukraine and Poland) - PHASE I: Baseline Assessment and Analysis, financed with UNIDO (2008). Development of transboundary polder system “Beregowo” in Cisa River Basin;

- EU/UNDP project "Support to the development of a comprehensive framework for international environmental cooperation of the Republic of Belarus".

Any other potentially important initiative recognized during the project preparation or execution phase will be considered with due attention.

# Additional Information not well elaborated at PIF Stage:

A.7 Benefits.

The Bug and Neman river basins support rich and diverse ecosystems, spanning an area of significant regional environmental importance which provides a wide range of ecosystems services and sustains local economies. By contributing to mitigate the expected impacts of climate variability and change in the project region, balance competing water uses, and improve water security and the sustainability fo freshwater ecosystem services, it is also expected that the project will bring (inter alia), the following main socioeconomic benefits to the people and the environment of the region:

- An improved science-based understanding of the current state of transboundary surface and groundwater resouces (and the dependent ecosystems) in the two basins, contributing to more efficient and well-informed decision-making processes regarding the use and management of the shared resources in face of current and foreseen water stressors (including climate change). In this line, a major project objective will be the development of supportive policy/legal/institutional frameworks, and of harmonized monitoring protocols across beneficiary countries.

- The project will also integrate and consider the WFD and Flood Directive’s goals, and will particularly emphasize two innovative approaches in the project region: Conjunctive surface and groundwater management, and Ecohydrology as a means to identify highly sustainable nature-based solutions to some of the anthropogenic and climate related issues affecting the freshwater ecosystems in the two basins. Successful pilot testing of these approaches (Component 3), and effective dissemination (Component 5) will enhance their scaling up potential and promote broader adoption. Responding to the need highlighted by the relevant countries, the project will contribute to attaining goals under the EU WFD and Flood Directives, thus 1) playing a role in raising the EU water policy response of the EU project countries, with impacts beyond the life of the project, and 2) fostering the dissemination of knowledge, best practices, and lessons learned with non-EU project countries (EU approximation).

- Enhanced women’s empowerment and the promotion of gender equality at local and national level; improved presence and participation of women in water-related consultative, decision-making, awareness-raising, and capacity building activities and processes; and more robust gender-integrated national policy regimes. This will be achieved by (inter alia): 1) dedicating systematic attention to  the balanced participation of women and men in the execution of all project activities (i.e. working groups, dialogues, consultations, awareness-raising activities); 2) An improved understanding of gender roles and equality regarding water resources management in the project region (as part of the TDA-SAP); 3) Training courses to familiarize stakeholders of all project countries on gender analysis (including gender sensitive indicators, and sex-disaggregated data collection).

- The project will also specficially contribute to the following Sustainable Development Goals: (SDGs and Targets): 5.5, 6.3, 6.5, 6.6, 15.1, 15.5, 13.

A.8 Knowledge Management

Knowledge management is an important aspect of the project, directly incorporated into several of the project outputs. In particular, the knowledge enhancement process leading to the formulation of the TDA will ultimately produce a number of knowledge tools and communication / dissemination materials. These materials produced will be widely shared in the region, including through the opportunities for dissemination provided by the UNECE Convention activities and website. The project will establish its website, following IW LEARN standards, and populate it with progress reports, documents, webinars and other project products. In particular, at least 1% of total project budget will be set aside for knowledge management and information exchange activities organized by IW LEARN and the UNECE Water Convention (e.g. IWC participation, information dissemination through IW LEARN platforms and networks, twinning exercises). Knowledge exchange will include the participation in relevant regional and international workshops and conferences (such as GEF International Waters Conferences, World Water Forum, World Water Week). The project’s legacy will be consolidated in the Project Final Report.

B. Description of the consistency of the project with:

B.1 Consistency with National Priorities. Describe the consistency of the project with national strategies and plans or reports and assessements under relevant conventions such as NAPAs, NAPs, ASGM NAPs, MIAs, NBSAPs, NCs, TNAs, NCSAs, NIPs, PRSPs, NPFE, BURs, etc.:

The Project is fully consistent with the national priorities in the water and environmental sectors in the two beneficiary countries:

BELARUS:

The Republic of Belarus is supplied with water resources sufficiently to meet the current and future consumption needs. The rivers of the Black Sea (Dnieper, Sozh, Pripyat) and Baltic Sea (Western Dvina, Nieman, Vilia, Bug) basins collect on average 55% and 45% of the accumulated river runoff, respectively. The Water Code of the Republic of Belarus was adopted in 1998 and didn’t include the basin principle. The new Water Code of April 30, 2014 indicates river basin planning as one of its key principles. Chapter 17 of the Water Strategy (adopted in August 11, 2011) includes provisions on stepwise introduction of basin principles in the water resources management practice of the country. The Strategy and Water Code also provide steps towards harmonization of the water management principles with the ones of the EU WFD. Improvement of the ecological status is defined as the aim in new Water Code and hydro biological, hydrochemical and hydro morphological indicators are to be applied.

Article 15 of the new Water Code determines the main river basins of the country as follows: Dnieper, Western Dvina, Bug, Nieman and Pripyat. The same article requires the Ministry of Natural Resources and Environmental Protection to develop RBMPs over a period of 5 to 10 years. RBMPs are to be approved by the joint decisions of the corresponding regional executive committees in the territory of which the watershed of respective river is located. Currently two RBMPs were under development: for Dnieper Basin and for Bug Basin.

The Dnieper RBMP was aproved on the second meeting of the Dnieper Basin Council in Gomel on 25 of October, 2018. The Dnieper RBMP was sent on March 13, 2019 for approval to regional executive committees. The Western Bug RBMP was approved at the second meeting of the Western-Bugsky Basin Council in the city of Kobrin, Brest Region, on November 30, 2018. In accordance with Article 19 of the new Water Code, basin councils are being established to develop recommendations for the protection and rational use of water resources for river basins. They are interdepartmental and inter-territorial advisory bodies. The decisions of basin councils are taken into account when developing plans for managing river basins, as well as when developing programs and measures for the protection and use of waters within river basins. In September 2018, basin councils of the Dnieper, Pripyat and Western Bug rivers were created. Groundwater is under the ​​responsibility of the authorities responsible for mineral resources.

UKRAINE:

Ukraine  is divided into nine major river basin districts , all of them discharging into the Black Sea except the Vistula , which flows towards the Baltic Sea: Dnipro basin (covering 49 % of the country); Dniester basin (9 %); Southern Bug, which is an internal basin; Danube basin (5%); the coastal basin grouping all the small rivers that flow directly into the Azov Sea; the coastal basin grouping all the small rivers that flow directly into the Black Sea; the basin of the Crimea rivers, Don basin ( 9%); and Vistula basin (2%) which is the focus area of this project and includes two sub-basins: Western  Bug  and San. Ukraine has a formal state policy on approximation with the EU WFD, including development of WFD compliant RBMPs. Thus, on September 17, 2014 the Cabinet of Ministers of Ukraine adopted Resolution No 847-p “On Action Plan for Implementation of the Association Agreement between Ukraine and the EU for the period of 2014-2017”. According to the Resolution, Ukraine will develop and approve provisions on RBMPs and the methodology for their development, and also develop RBMPs and FRMPs for all  river basin districts  of the country by 2024.

At present, the provisions of the Water Framework Directive are included in the Water Code by adoption of the law “On Amendments to Some Legal Acts of Ukraine regarding the introduction of integrated approaches in water resources management following the river basin principle” No 3603. The goal of the document is to ensure integrated management of water resources within river basin districts using River Basin Management Plans, as well as introduction of the preliminary flood risk assessment, modelling and mapping followed by Flood Risk Management Plans. In 2014, with the assistance of SIDA, the draft RBMP for Southern Bug River Basin was developed. Currently further RBMPs are in the process of development: for the Tisza River Basin (Integrated Plan within ICPDR), the Dnieper River Basin, the Dniester RBD, and the Don RBD.

- There are 12 water basin management administrations (WBMAs) and 14 regional water management administrations established in Ukraine. These WBMAs are subordinate to the State Water Resources Agency of Ukraine, and the relevant river basin councils established to implement MENR Order #25 of 26 January 2017 “On Approving the Model Regulation on River Basin Councils”. The WBMAs are in charge of the management of the relevant basin districts as well as development of the river basin management plans. The first meeting of the Basin Council of the Bug and San in Ukraine was in December 2018.

- *THE 2030 AGENDA: The Project will also foster compliance with a number of global agreements, including the UN Resolution on Transboundary Aquifers, and support country efforts to achieve numerous targets of the Sustainable Development Goals, with focus on Goals 6, 13 and 15. The following table summarizes the project’s contributions to the Agenda 2030 process.

C.  Describe the budgeted m&e plan:

*The project results as outlined in the project results framework will be monitored annually and evaluated periodically during project implementation to ensure the project effectively achieves its results. Project-level monitoring and evaluation will be undertaken in compliance with UNDP requirements as outlined in the UNDP POPP and UNDP Evaluation Policy. Additional mandatory GEF-specific M&E requirements will be undertaken in accordance with the GEF M&E policy and other relevant GEF policies. In addition to these mandatory UNDP and GEF M&E requirements, other M&E activities deemed necessary to support project-level adaptive management will be agreed during the Project Inception Workshop and will be detailed in the Inception Report. This will include the exact role of project target groups and other stakeholders in project M&E activities including the GEF Operational Focal Point and national/regional institutes assigned to undertake project monitoring. The GEF Operational Focal Point will strive to ensure consistency in the approach taken to the GEF-specific M&E requirements across all GEF-financed projects in the country. The Executing Agency (UNESCO IHP) and key project partners (national government representatives, UNECE representatives) will have an important role in overall project governance.

| GEF M&E requirements | Primary responsibility | Indicative costs to be charged to the Project Budget14 (US$) |  | Time frame |
| --- | --- | --- | --- | --- |
|  |  | GEF grant | Co- financing |  |
| Inception Workshop | UNESCO IHP including PCU | 15,000 | 3,000 | Within two months of project document signature |
| Inception Report | UNESCO IHP, including PCU | None | None | Within two weeks of inception workshop |
| Standard UNDP monitoring and reporting | UNESCO IHP, including PCU | None | None | Quarterly, annually |
| Monitoring of indicators in project results framework | UNESCO IHP, including PCU | 2,000 | 4,000 | Annually |
| GEF Project Implementation Report (PIR) | UNESCO IHP, including PCU | None | None | Annually |
| Lessons learned and knowledge generation | UNESCO IHP, including PCU | None | None | Annually |
| Monitoring of environmental and social risks, and corresponding management plans as relevant | UNESCO IHP, including PCU | None | None | On-going |
| Project Steering Committee meetings | UNESCO IHP, including PCU UNECE | 14,000 | 28,000 | Annually |
| Knowledge management | UNESCO IHP, including PCU | 1% of GEF grant = 20,000 USD |  | On-going |
| Independent Mid-term Review (MTR) and management response | UNESCO IHP, including PCU Consultant | 20,000 | 40,000 | Between 2nd and 3rd PIR. |
| Independent Terminal Evaluation (TE) | UNESCO IHP, including PCU Consultant | 22,000 | 44,000 | At least three months before operational closure |
| TOTAL indicative COST Excluding project team staff time, and UNDP staff and travel expenses |  | 93,000 | 119,000 |  |

PART iII:  certification by gef partner agency(ies)

- GEF Agency(ies) certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for CEO endorsement under GEF-6.

| Agency Coordinator, Agency Name | Signature | Date (MM/dd/yyyy) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Pradeep Kurukulasuriya Executive Coordinator, Global Environmental Finance Sustainable Development Cluster Bureau for Policy and Programme Support |  |  | Mr. Vladimir Mamaev Regional Technical Advisor |  | vladimir.mamaev@undp.org |

- GEF_CEOENDR_60

ANNEX A:  PROJECT RESULTS FRAMEWORK (either copy and paste here the framework from the Agency document, or provide reference to the page in the project document where the framework could be found).

The Project Results Framework can be found in pages 67-72 of the project documents:

| VI RESULTS FRAMEWORK |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| This project will contribute to the following Sustainable Development Goal (s): (SDGs and Targets): 5.5, 6.3, 6.5, 6.6, 15.1, and 15.5 |  |  |  |  |  |
| This project will contribute to the following country outcome included in the UNDAF/Country Programme Document: 3.1: By 2020, policies have been improved and measures have been effectively implemented to increase energy efficiency and production of renewable energy, protect landscape and biological diversity and reduce the anthropogenic burden on the environment. |  |  |  |  |  |
| This project will be linked to the following output of the UNDP Strategic Plan: - Primary Output 1.3: Solutions developed at national and sub-national levels for sustainable management of natural resources, ecosystem services, chemicals and waste. - Indicator 1.3.1: Number of new partnership mechanisms with funding for sustainable management solutions of natural resources, ecosystem services, chemicals and waste at national and/or subnational level. - Secondary Output 2.5: Legal and regulatory frameworks, policies and institutions enabled to ensure the conservation, sustainable use, and access and benefit sharing of natural resources, biodiversity and ecosystems, in line with international conventions and national legislation. - Output Indicator 2.5.2: Number of countries implementing national and local plans for integrated Water Resource Management. |  |  |  |  |  |
|  | Objective and outcome indicators | Baseline | Mid-term target | End of project target | Data collection methods and risks/assumptions |
| Project objective: Advance transboundary water governance through the conjunctive management of surface and groundwater in the Central European adjoining Bug and the Neman river basins as a means to improve water security and sustainability of freshwater ecosystem services, balance competing water uses, and mitigate the expected impacts of climate variability and change. | Mechanisms for transboundary cooperation in the management of the shared freshwater resources of the Bug and the Neman river basins and aquifers, prepared for government level adoption. Conjunctive surface and groundwater management and nature-based solutions to balance competing water uses and increase resilience to climate change, agreed upon by the countries at the national and transboundary levels. | Despite a number of bilateral agreements related to water and environmental resources, there is a lack of comprehensive international instruments for the governance of complex transboundary water bodies such as the Bug and the Neman basins and aquifers. The abundant water resources of the two basins suffer from conflicts at the food, energy, environment and climate nexus. | Mechanism for information exchanges established in the two basins. Transboundary Diagnostic Analyses (TDAs)for the two basins prepared and agreed upon by the four countries. | Terms of reference and other legal provisions for the establishment of the two River Commissions of the Bug and the Neman prepared and submitted for governments’ adoption, and presented for consideration to interested government bodies. The Strategic Action Programs for the two basins including conjunctive water management and nature-based solutions, agreed upon and submitted for endorsed by the four riparian countries. | Strong political commitment to foster transboundary waters cooperation. Data collection*: - Data availability survey and gap analysis - Water quality (biological and hydromorphological) /and quantity measurements - Surface and GW body delineation - Analysis of impacts and pressures on water bodies - Inventory of protected areas - Modelling and mapping of flood risk areas - Gender analysis in both basins - Stratigraphy and lithology sequencing (GW) - Postulations and data mining as needed - Historical climate data Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| OUTCOME 1/(1.1): Countries recognize the transboundary and interlinked nature of the surface waters, aquifers and their dependent ecosystems in the two basins, and their high vulnerability to anthropogenic and climatic impacts. | River basin Analysis and assessment of the eco-hydrological characteristics of the two basins completed and endorsed by the country representatives in the project Steering Committee (SC). | Lack of a comprehensive assessment of the freshwater resources and dependent ecosystems of the two basins. | The assessment completed and endorsed by the SC. | The Assessment, part of the TDAs, published in languages. | Countries agree to create joint technical teams. Data collection: - Data availability survey and gap analysis - Water quality (biological and hydromorphological) /and quantity measurements - Surface and GW body delineation - Analysis of impacts and pressures on water bodies - Inventory of protected areas - Modelling and mapping of flood risk areas - Gender analysis in both basins - Stratigraphy and lithology sequencing (GW) - Postulations and data mining as needed - Consultative processes and dialogues - Relevant maps of the project region - Historical climate data Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| OUTCOME 2/(1.2): Countries reach agreement on the key issues of transboundary concern and their immediate and root causes, including climate change, and decide to take steps to deal with them. | Transboundary Diagnostic Analyses (TDA) identifying major issues of transboundary concern for the two basins, prepared and submitted for adoption by the four riparian countries A Gender Assessment, including collection of sex disaggregated water data, prepared as part of the TDAs. | The two basins lack a comprehensive diagnostic discriminating issues of pure national concern from those that will require international mitigation action. Both Belarus and Ukraine have general gender policies setting standards and equality objectives. No attempt so far to apply these to river basin management frameworks. | The TDAs submitted for endorsement by the SC. Gender Assessment provides inputs for the TDAs. | TDAs published in languages. Gender Assessments published in languages |  |
| OUTCOME 3/(1.3): The countries explore and reach consensus on the application of eco- hydrogeology for addressing imbalances in the aquatic environment as a part of the TDA development. | Consensus reached by riparian countries on the adoption of nature-based solutions for mitigating anthropogenic and climatic impacts on freshwater resources and ecosystems. | The application of eco-hydrology is new to the two basins. | The assessment of the eco-hydrology methodologies and solutions that might apply to the project area completed. | Countries’ agreement on the adoption of nature-based solutions as part of the Strategic Action Program | The results of the assessment identify convincing applications of the eco-hydrology approaches. Data collection: - TDA findings - Literature review - Assessment of applicable nature-based solutions Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| OUTCOME 4/(2.1): Strengthened institutional cooperation, coordination and information sharing among riparian countries in each basin, and between the two basins, improves sustainability of the shared resources. | The Terms of Reference for the establishment and functioning of two transboundary River Basin Commissions (RBC) and of the information sharing mechanisms between the two Commissions prepared. | Countries have expressed interest in joining forces in the management of the two basins, but no action has been taken as yet. | The draft TORs for the RBCs and for the information sharing mechanism submitted to the countries for technical approval. | The TORs and Information Exchange Protocols, technically cleared, and submitted for adoption by interested government bodies. | Sustained political commitment to the creation of joint basin management bodies. Data collection: - Literature review - Legal and institutional gap analysis - Data gathered from visits and RBC meetings - TDA findings Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| OUTCOME 5/(2.2): Overall cross-sectoral coordination of actions and information exchanges at the national level improve cooperation and defuse nexus conflicts in the two basins. | The TORs for permanent national mechanisms (Basin Councils or equivalent bodies) for coordination and information sharing involving multiple sectors and initiatives in the two basins, operating within the context of the RBCs. | Cross sectoral exchanges among different initiatives impacting water resources in the basin are nonexistent. | Terms of reference submitted to the countries for technical approval. | The TORs of Basin Councils submitted to the interested government bodies for adoption. | Sustained political commitment to the creation of joint basin management bodies Data collection: - Literature review - Legal and institutional gap analysis - Data gathered from visits and RBC meetings - TDA findings Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| OUTCOME 6/(3.1): Testing of conjunctive surface and groundwater management options for balancing water nexus conflicts and adapting to climate change and variability identified through the TDAs or other similar processes build country and regional Institutions capacity and commitment to reforms and investments. | Number of pilot projects field testing nature-based solutions and conjunctive management approaches implemented. | The application of eco-hydrology and conjunctive surface and groundwater management approaches are new to the two basins | Pilot projects under implementation | At least two pilot projects, one in each beneficiary country, implemented. | Countries agree on the identification of pilot projects during the first year of the project. Data collection: - TDA findings and Outcome 3 knowledge base Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| OUTCOME 7/(4.1): Policy makers in countries, having improved their understanding of (i) the surface, groundwater and ecosystems interactions in the two basins, (ii) the implications of expected climatic changes, and (iii) the existing water nexus conflicts, are poised to develop effective conjunctive water resources management strategies. | National Basins Councils identify possible priority actions, conforming to conjunctive management and privileging nature-based approaches, to address major transboundary issues of concern, enhance resilience to climatic changes, and reconcile water nexus conflicts in the two basins. | No such prioritization exists | Possible priority actions identified in the two beneficiary countries. | All countries sharing the two basins prepare tentative lists of strategic priority actions for submission to the two RBCs. | National Basin Councils of inter-ministerial nature, or equivalent bodies, established and functioning in all countries. Data collection: - Legal and institutional gap analysis and baseline assessment - Data gathered from visits and inter-ministerial council/committee meetings - TDA findings as basis for SAP Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |
| OUTCOME 8/(4.2): Political commitment reached among countries on implementing priority legal, institutional and policy reforms for the protection and equitable utilization of shared waters and dependent ecosystems of the two basins through conjunctive surface and groundwater management. | Number of countries endorsing the SAP | A number of bilateral agreements so far regulate transboundary water management in the two basins, but comprehensive commitments of all riparians are missing. | Two SAPs, aligned with the EU WFD, adopting conjunctive management and nature-based solutions, promoting gender equality, and including River Basin Plans submitted for government level endorsement | All riparian countries (RBCs) endorse the Strategic Action Programs for the two basins. |  |
| OUTCOME 9/(5.1): Long term sustainability of achievements enhanced through public and political awareness campaigns, stakeholder involvement and replication mechanism. | Number of awareness raising and training events | Beneficiary countries not familiar with innovative approaches promoted by the project. | Training modules on the TDA-SAP process, and on Gender Mainstreaming conducted in beneficiary countries (2 in each country) | Dialogues and awareness raising events on conjunctive surface and groundwater management, and on eco-hydrology (2 in each country) | Broad participation of stakeholders ensured. Data collection: - Knowledge base established through implementation of technical components (knowledge-management data) - Data gathered from capacity-building activities - IW-LEARN tools and services Risks/assumptions: - Lack of sustained political support - Institutional fragmentation |

ANNEX B:  RESPONSES TO PROJECT REVIEWS (from GEF Secretariat and GEF Agencies, and Responses to Comments from Council at work program inclusion and the Convention Secretariat and STAP at PIF).

| REVIEW/ADVISORY ELEMENT (STAP, GEF Secretariat, GEF Council Members) | RESPONSE (Executing Agency) / Relevant ProDoc section/Chapter |
| --- | --- |
| A. It would be very helpful to include [expected] results of at least a few recently completed [ongoing] efforts/projects in the Baseline Scenario section to allow a better assessment of the importance and incremental value of the proposed activities in this project. | *ProDoc Section 4.1. Partnerships: ‘The development challenge will also be addressed by leveraging, learning from, and seeking complementarities and co-benefits, as possible, with relevant past and ongoing projects and initiatives in the region’ *ProDoc Section 2.1.2. (Neman river basin and related aquifers - Status): The main conclusions drawn by an Assessment of the ecological status of surface waters in the Neman River Basin as part of the Project “River Basin Management and Climate Change Adaptation in the Neman River Basin” (UNECE and UNDP, 2012-2015) and the work on elaboration of the priority components of the Transboundary Neman River Basin Management Plan (supported by UNECE Water Convention Secretariat through funding from the EU (EUWI+ Programme) and the Netherlands, 2016-2018) are: In Belarus, ammonium nitrogen content is high and the waters of some water bodies (Neman, Viliya, Zelvyanka, Usha, Servech) have a high biological oxygen demand. In Lithuania, high biological oxygen demand concentrations and high total phosphorus and phosphate phosphorus content is characteristic of some water bodies, however significant number of water bodies remain under pressure from water pollution by nitrates. Overall the results of observations over recent years indicate an improvement in the quality of surface waters with regard to priority pollutants. In the tributaries of the Neman, shared by Poland and Belarus, the levels of most priority pollutants also decreased. *ProDoc Section 2.1.2. (Neman river basin and related aquifers – Transboundary cooperation): Additional details on the Strategic Framework for Adaptation to Climate Change in the Neman River Basin developed jointly by experts from Belarus and Lithuania 2012-2014 in the framework of the project “River Basin Management and Climate Change Adaptation in the Neman River Basin”). *ProDoc Section 2.6. (Relevant international projects and national projects in Belarus and Ukraine) *ProDoc Section 4.5. (Coordination with other projects): Summarized >> - The project will build upon and take advantage of the numerous efforts being undertaken by the countries within the contexts of the implementation of the EU Framework Directive and of the UNECE Water Convention, and establish links with ongoing similar projects in the region, including GEF funded. - UNDP project on “Improved management of water resources in the upper Pripyat basin” (2008-2009): (…) The project strengthens the culture of a transboundary dialogue between the involved countries, making it easier to new transboundary initiatives to be adequately accounted and further developed. - The project especially builds on the past project “River Basin management and climate change adaptation in the Neman river basin (2011-2015)” implemented by UNECE and UNDP Belarus (…). - EUWI+ project: In the cntext of this project, UNECE supported Belarus and Lithuania to elaborate of the priority components of the Transboundary Neman River Basin Management Plan (…) - The new project can also rely on a very relevant experience about transboundary groundwaters in Europe that has been gained in DIKTAS project (Protection and Sustainable Use of the Dinaric Karst Transboundary Aquifer System). DIKTAS is a full-size GEF project, implemented by UNDP and executed by UNESCO. The project started in 2010 and include regional objectives similar to the objectives of the proposed project. - The project will be carried out in close cooperation with NATO Pilot Study Project "Sustainable Use and Protection of Groundwater Resources Transboundary Water Management" (…) |
| B. It would be appreciated if a more precise definition of some of the outcomes could be provided. In general, the presentation of the Outcomes and Outputs in the Proposed Alternative Scenario is rather terse; a sentence or two explaining the content behind these generic statements would be useful. For example: Outcome 1.1 ‘countries recognize...', would be hard to measure. Is this assumed implicit in publication of a TDA anyway? Outcome 2.1, what is the level of attainment or measure to be reached to satisfy ‘strengthened institutional cooperation...'? | Expanding on the PIF, ProDoc Section 4.4. ‘The Project’ (Under Chater IV ; Expected Results) outlines all Outcomes and Outputs (as they appear in the approved/final PIF), and ‘operationalises’ them by detailing the proposed project activities under each Component (pp.48-56). It can also be noted that the Results Framework (ProDoc Chapter VI), develops (also on the basis of the approved PIF) each project outcome via outcome indicators; baseline, mid-term and end of project targets; and data collection methods and risks/assumptions. |
| C. Regarding Outcome 3.1 ‘testing of conjunctive management options...‘; surely this is not testing per se, but has tested and reported on the results of the pilots, so the outcome should read something along the lines of, ‘A strategy published containing options to manage water conjunctively'. However, what is really confusing is the second part of the outcome statement which appears to refer to a completely different output, presumably resulting in the building of country and regional institutions. It does not seem to relate to the Overall Component 3 description which is all about testing approaches. STAP suggests moving that part of Outcome 3.1 to Component 2, within sub-component 2.1. | During its early implementation phase, the project will select two or more demonstration pilot projects (at least one in each basin and according to GEF criteria for the selection of pilot sites) and present these for approval to the first PSC meeting. It is foreseen that successful pilot testing (on the ground) of innovative approaches to conjunctive management in the region, will strenghten the countries’ ability to build institutional capacity and make a better (science-based) ‘case’ for investments and reforms that would not have been viable beforehand. It can also be highlighted that throughout the PPG phase (inception and validation), country representatives have expressed their agreement with the wording used to describe project Outcomes and Outputs, and with their placement and pertinence under each project Component. |
| D.Moreover, and as an example of the need for a bit more detail, the plan to use ecohydrology and hydrogeology in Component 3 is welcome and promising, but it should be more specific about what concepts, techniques, modelling approaches, etc. are appropriate for which aspects of the integrated surface and groundwater system and its analysis | *ProDoc Section 3.1.2 (dedicated to ecohydrology and nature based solutions): Ecohydrology promotes the integration of a catchment and its biota into a single entity where the use of ecosystem properties becomes a management tool within which ecohydrology can address fundamental aspects of water resources management. It provides a sound scientific basis for adopting a watershed (and in some cases the “groundwatershed”, when the underling aquifers play a significant role in the hydrological system) as the basic planning unit. By incorporating the concept of improved ecosystem resilience as a management tool, ecohydrology strengthens the rationale for adopting a preventive and holistic approach to the watershed – as opposed to the reactive, sectoral and site-specific approach typical of present practices in water resources management. At the same time, ecohydrology stresses the importance of eco-technological measures as an integral component of water management, complementing standard engineering approaches (Zalewski, 2002), e.g. the management of wetlands for water purification from excessive nutrient loads based on ecological interconnection between surface and groundwater and mathematical modelling. The principles of Ecohydrogeology are expressed in three sequential components: - H1: Hydrological processes generally regulate biota - H2: Biota can be shaped as a tool to regulate hydrological processes - H3: These two types of regulations (H1&H2) can be integrated with hydro-technical infrastructure to achieve sustainable water and ecosystem services Ecohydrology is concerned with the effects of hydrological processes on the distribution, structure, and function of ecosystems, and with the effects of biotic processes on elements of the water cycle. Ecohydrology uses the understanding of relationships between hydrological and biological processes at different scales to improve water security, enhance biodiversity and further opportunities for sustainable development by lessening ecological threats and maximizing greater harmony within catchment processes. In both agricultural landscape and urban space, ecohydrological biotechnologies have to be developed in order to increase water availability, food /bioenergy productivity, reduce diffuse pollutant emission, enhance biodiversity and serve human health and quality of life by development system approach toward regulation the complexity of interactions between the water cycle, ecosystems and societies. The concept of ecohydrology is at the core of the so-called Nature-Based Solutions (NBS) for water management. They are inspired and supported by nature and use, or mimic, natural processes to contribute to the improved management of water. “An NBS uses ecosystem services to contribute to a water management outcome. An NBS can involve conserving or rehabilitating natural ecosystems and/or the enhancement or creation of natural processes in modified or artificial ecosystems.” NBS/the principles and methods of ecohydrology will play a central role in the context of the pilot projects to be implemented under project Component 3 and will also be considered and developed under Component 1 (identification and adoption of NBS through the application of the principles and methods of ecohydrology, as part of the TDA process). The concept of ecohydrology has particularly been developed by the European Regional Centre for Ecohydrology of the Polish Academy of Sciences (ERCE, Water-related Category II Centre under the auspices of UNESCO, Lodz), the International Center for Ecology of the Polish Academy of Sciences, UNESCO-IHP, UNEP, and the UN Environment International Technology Centre (Osaka, Japan). In this context, ERCE, in particular, will be a key project partner in the development and implementation of Components 3 and 1. Expanding on the PIF, ProDoc Section 4.4: The application of water management solutions inspired by eco-hydrology is strictly interlinked with the conjunctive management of surface and groundwater approach that the project will promote in the Bug and Neman basins region. Shared knowledge and experience on the implementation of NBS/ecohydrology will be facilitated through the organization of workshops with the participation of decision-makers and water managers, as well as through technical visits of UNESCO-IHP demo sites, such as at the Pilica river catchment (focus in diffuse pollution, EKOROB project demo site), and Lodz (urban area; SWITCH and EHREK project demo sites). This will enable the translation of experiences from SWICTCH/EHREK/EKOROB projects to the context and specific conditions of the Bug and Neman basins, namely based on an in-depth analysis of the pressure and water status in small demonstration catchments. (…)Based on the findings of the TDAs and on a literature review of the application of ecohydrology in environments similar to the one in the Bug & Neman regions, conduct of an assessment of the types of nature-based solutions that might apply to the project area. |
| E. Component 5 is welcomed and is essentially about knowledge management (KM). But it entirely omits the need for a sub-component dealing with the KM strategy of the project itself, to allow adaptive management and to learn lessons for transfer, and also to inform the GEF about the implementation of TDA/SAP type projects. This lack is also evident in the KM section at the end of the PIF. Please improve this topic, it is really important given the increased attention to KM in the GEF; see for further advice: http://www.stapgef.org/knowledge-management-gef | As described in the Project Document, knowledge management will revolve around three main approaches, which constitute the project’s knowledge management strategy: 1) the knowledge enhancement process leading to the formulation of the TDA that will ultimately produce a number of knowledge tools and communication/dissemination materials. These materials will be widely shared in the region, including through the opportunities for dissemination provided by the UNECE Convention activities and website. 2) Knowledge exchange: the project will aim to leverage and capitalize on the wealth of knowledge and services made available via IW-LEARN, while sharing its lessons learned and results achieved within the IW portfolio. It will also include the participation in relevant regional and international workshops and conferences. The project’s legacy will be consolidated in the Project Final Report. 3) Dissemination and awareness raising: the project will include media engagement activities for journalists from the basins (e.g. a press tour) to improve the coverage of environmental issues, as well as increasing interest on environmental issues among the public, environmental authorities and mass media themselves. Component 5 is therefore fully dedicated to: knowledge management, communication, dissemination, and replication. Furthermore, knowledge management is a key aspect of the project, and it is directly incorporated into several of the project Outputs. In particular, the knowledge enhancement process leading to the formulation of the TDA will ultimately produce a number of knowledge tools and communication / dissemination materials. These materials produced will be widely shared in the region, including through the opportunities for dissemination provided by the UNECE Convention activities and website. The project will establish its website, following IW LEARN standards, and populate it with progress reports, documents, webinars and other project products. In particular, at least 1% of total project budget will be set aside for knowledge management and information exchange activities organized by IW LEARN and the UNECE Water Convention (e.g. IWC participation, information dissemination through IW LEARN platforms and networks, twinning exercises). Knowledge exchange will include the participation in relevant regional and international workshops and conferences (such as GEF International Waters Conferences, World Water Forum, World Water Week). The project’s legacy will be consolidated in the Project Final Report It can also be highlighted that throughout the PPG phase (inception and validation), country representatives have expressed their agreement with project Components, Outcomes, and Outputs, as stated in the PIF and as devolped and expanded in the ProDoc. With regards to STAP comment E for instance, the inclusion of a ‘sub-component’ dedicated to KM was not deemed necessary (i.e. the consensus is the that under Component 5, the Outcomes and Outputs as stated in the PIF and developed in the ProDoc will suffice to fully implement the Component). |
| F.Please consider revising and extending the Risks section. In addition to the political risk (the only one alluded to), the inclination of various stakeholders to contribute and collaborate may vary across participating countries. Moreover, there are considerable scientific uncertainties (data about the status, knowledge about the response of the involved ecological and hydrological systems to various kinds of interventions/management actions, and others); these may affect the outcomes of the project, and may need suitable risk management strategies. The best option might be to use a simple risk–rating– management strategy table to provide a more adequate risk assessment. | *ProDoc Chapter X dedicated to Risk Management (including risk matrix). PP 84-87. Vis a vis the PIF, the risk section in the ProDoc was expanded. However, scientific uncertainty has not been taken into account as a noteworthy ‘project risk’, in particular given the high level of technical and scientific knowledge and expertise present in the region, and at the disposal of the project. This has been evidenced by the outputs (and profiles) of the experts and practitioners that have contributed to the advancement of PPG phase and to the drafting of the Project Document. In addition, it has been taken into account that sub-surface geology already entails a certain level of intrinsic ‘scientific uncertainy’. This assumption is is well known and understood by the relevant project/PPG stakeholders. Key risks (further developed in Section X of the Project Document) identified by the project proponents are: 1) The potential lack of support to the establishment of transboundary cooperation mechanisms, 2) Political instability and institutional fragmentation at national level, and 3) lack of full and sustained political commitment from the four project countries (sharing the relevant aquifers and river basins) in attaining the objectives of the project. No potential ‘social and environmental risks’ as listed in the ‘Social and Environmental Risk Screening Checklist’ (ANNEX E) have been identified by the proponents of the project. Mitigation measures for the risks identified will require: 1) Strong coordination between the Executing Agency and the PCU with national partners in order to anticipate and respond to political developments with potential implications to project support, 2) Trust building through the TDA-SAP process and incentives/opportunities provided by the EU approximation process, and 3) an adaptive approach to project management, and an open line of communication between all key project stewards. |
| G.Please rework the stakeholders section (best presented as a table), it is important to know what each stakeholder's role and commitment is beyond the obvious ones for the four main ministries cited. There are a number of significant stakeholders alluded to in this section which need to be made more explicit. Key scientific advisory stakeholders are of particular interest to identify when conducting a TDA so that potential gaps can be identified | *Expanded ProDoc Section (4.8) on Stakeholder Engagement: pp 60-61 *A detailed account of relevant regional and national institutional stakeholders is also included in the ProDoc (pp: 30-40). |
| H.In addition to the projects mentioned in the coordination section, STAP recommends that the project includes collaboration with the West Balkans Drina River Basin Management Project (World Bank, GEF ID 5556), which has useful technical design lessons to offer within a parallel watershed EU/non-EU governance context. Additionally STAP suggests that the project seeks not only to foster communication between the two emerging river basin commissions, but in consultation with the participating governments formally invites observers from the Danube ICPDR to participate, at a suitable review point, to comment on drafts of technical and governance-related findings generated by the project. | >> Co-benefits, lessons learned, and best practices from a wide range of past and ongoing relevant GEF and non-GEF funded projects will be extracted and maintstreamed into the ’Bug and Neman’ project, including the WB ’Drina’ project. >> Project Component 2 (Facilitating the establishment of cooperation mechanisms and institutions among countries sharing the basins and their water resources), the Output 1 of which includes the ‘Preparation of guidelines, outreach documents and awareness raising tools, and terms of reference for the creation and functioning of River Basin Commissions’ forsees the following: ‘Twinning with other transboundary basin commissions/organizations could be organized, i.e. in the form of visit/s and/or participation in their meetings’. |
| Germany requests that the following requirements are taken into account during the design of the final project proposal: - 1) Some of the outcomes should be revised with regard to a precise description of measurable goals (i.e. Outcome 1.1, 2.1, 3.1). Furthermore, it should be ensured that each outcome is matched with a least one output, demonstrating how it shall be achieved (i.e. Outcome 4.1). Generally, the proposed alternative scenario could be elaborated a little further to improve the understanding of the proposed concept (i.e. introduction to ecohydrogeology). - 2) The section on key stakeholders needs to be revised in order to clearly describe the roles and responsibilities of the main actors. - 3) The brief risks section should be reassessed to ensure that all risks are addressed. | Please refer to review items (and Executing Agency responses) B, F and G above. Throughout the PPG phase (inception and validation), country representatives have expressed their agreement with the wording used to describe project Outcomes and Outputs, and with their placement and pertinence under each project Component. After negotiation with the countries, changes in the formulation of Outcomes were not considered necessary. Measurable goals were determined jointly with the countres and are shown in the Project Results Framework. The ProDoc also conains text that develops and explains the concept of ecohydrogeology (nature-based solutions ). Under Component 4, the second Outcome is linked to several Outputs. This was also agreed on with the project countries. The same is applicable to the 3 outputs that operationalize Outcome 5.1. Key stakeholders and risks: Vis a vis the PIF, both sections have been agreed upon with the four countries and developed in the ProDoc. |

Annex C:  status of implementation of project preparation activities and the use of funds

- Provide detailed funding amount of the PPG activities financing status in the table below:

| PPG Grant Approved at PIF: 100 000 USD |  |  |  |
| --- | --- | --- | --- |
| Project Preparation Activities Implemented | GEF/LDCF/SCCF Amount ($) |  |  |
|  | Budgeted Amount | Amount Spent Todate | Amount Committed |
| Component A: Preparatory Technical Studies & Reviews | 34,000 | 24,970 | - |
| Component B: Formulation of the UNDP‐GEF Project Document, CEO Endorsement Request and Mandatory Annexes | 50,000 | 37,455 | - |
| Component C: Validation workshops and validation workshop report | 16,000 | 24,802 | - |
| Submission to GEF Sec and Approval (Delivery of final outputs) | - | - | 12,773 |
| Total | 100,000 | 87,227 | 12,773 |

annex D:  calendar  of expected reflows (if non-grant instrument is used)

Provide a calendar of expected reflows to the GEF/LDCF/SCCF Trust Funds or to your Agency (and/or revolving fund that will be set up)

Not applicable

Annex E: GEF 7 Core Indicator Worksheet

Use this Worksheet to compute those indicator values as required in Part I, Table E to the extent applicable to your proposed project.  Progress in programming against these targets for the program will be aggregated and reported at any time during the replenishment period. There is no need to complete this table for climate adaptation projects financed solely through LDCF and SCCF.

Annex F: GEF Project Taxonomy Worksheet

Use this Worksheet to list down the taxonomic information required under Part I, item F by ticking the most relevant keywords/ topics/themes that best describe this project.

Project ID number remains the same as the assigned PIF number.

When completing Table A, refer to the excerpts on GEF 6 Results Frameworks for GETF, LDCF and SCCF.

Financing type can be either investment or technical assistance.

For GEF Project Financing up to $2 million, PMC could be up to10% of the subtotal;  above $2 million, PMC could be up to 5% of the subtotal.  PMC should be charged proportionately to focal areas based on focal area project financing amount in Table D below.

For questions A.1 –A.7 in Part II, if there are no changes since PIF , no need to respond, please enter “NA” after the respective question.

For biodiversity projects, in addition to explaining the project’s consistency with the biodiversity focal area strategy, objectives 
   and programs, please also describe which Aichi Target(s) the project will directly contribute to achieving..

GEF policies encompass all managed trust funds, namely: GEFTF, LDCF, and SCCF

Baseline, mid-term and end of project target levels must be expressed in the same neutral unit of analysis as the corresponding indicator. Baseline is the current/original status or condition and need to be quantified. The baseline must be established before the project document is submitted to the GEF for final approval. The baseline values will be used to measure the success of the project through implementation monitoring and evaluation.

Target is the change in the baseline value that will be achieved by the mid-term review and then again by the terminal evaluation.

Data collection methods should outline specific tools used to collect data and additional information as necessary to support monitoring. The PIR cannot be used as a source of verification.

*Including but not limited to

WWDR 2018

If at CEO Endorsement, the PPG activities have not been completed and there is a balance of unspent fund, Agencies can continue to undertake the activities up to one year of project start.  No later than one year from start of project implementation, Agencies should report this table to the GEF Secretariat on the completion of PPG activities and the amount spent for the activities.  Agencies should also report closing of PPG to Trustee in its Quarterly Report.