# DYNA Stakeholder Engagement Plan

Contents

Objective	1

Introduction	1

Stakeholder Mapping	3

Stakeholder engagement plan for development and execution	9

PPG Stakeholder Engagement	14

Expected national/local level engagement	14

PPG planned stakeholder activities	14

Summary of Stakeholder Engagement during PPG	16

# Objective

Full and active engagement in the project development (and subsequent implementation) is essential for the success of the activities and a mandatory requirement of the GEF Grant approval. This Stakeholder Engagement Plan outlines the proposed involvement of key regional, national and local stakeholders with the development of the project documentation during the Project Preparation Grant (PPG) phase. It outlines the interactions expected (level and timing) and how this information will be used to guide the project development and respond to evolving stakeholder needs.

# Introduction

The engagement of stakeholder groups (outlined in the PIF) will be consistent with the GEF November 2017 policy in clarifying the roles and responsibilities, building on the GEF Agency (WWF) systems (e.g. on safeguards) and delivering an annex on the project’s expected plan for stakeholder engagement during execution (to be submitted with the CEO endorsement package).

In the PPG phase the project development team will work closely with the regional and national institutions, national ministries with an involvement in water and land management, regional, national and local NGOs/CSOs, private sector organisations (e.g. hydropower, navigation, farmers etc.) communities and civil society representatives and academia. These stakeholder groups are all actively engaged with on-going meetings within the Danube River Basin of the ICPDR and ISRBC. (

The planned meetings of the ICPDR/ISRBC will be informed about the progress of the development of the Project Document and specific sections shared for comment during development (including: background, baseline, components/activities, stakeholder engagement, etc.). In addition, the draft final document will be shared with the ICPDR/ISRBC for final comment prior to GEF submission.

This stakeholder engagement plan is intended to guide all involved in developing, commenting and reviewing the Project Documents (including the WWF ProDoc, annex and the GEF CEO Endorsement Document). Specifically, local and national stakeholders in the five beneficiary countries, regional stakeholders working with the ICPDR and ISRBC, GEF Agency representatives (WWF) and regional/national consultants assisting with the development of the documents.

Expected regional/basin level engagement

The project development will work with the planned executing agencies (ICPDR and ISRBC) to utilise their existing governance and management structures to inform and seek the views of stakeholders from technical and civil delegates to Expert Groups and Technical Groups (e.g. RBM EG, HYMO TG, PEG RBM), Heads of Delegation and Ministerial Meetings of the ICPDR. These bodies represent all Danube River Basin countries with senior governmental and technical representatives with responsibilities to brief and engage other relevant institutes and ministries at the national level. Regional NGOs (e.g. DEF, WWF CEE, REC) and representatives of the private sector are also represented at these meetings.

It is anticipated that the ICPDR’s HYMO Task Group will be the key interlocutor in the PPG phase of the project development, having a significant role in reviewing progress on key documents and contributing (in particular) to the activities expected under Components 1 and 2. The main engagement with the HYMO TG will be via the ICPDR Secretariat and through material presented during planned HYMO meetings.

# Stakeholder Mapping

The specific activities under the stakeholder planning are closely linked to planned ICPDR and ISRBC meetings of their Heads of Delegation/Meeting of the Parties and their technical working groups (including ICPDR’s RBM and HYMO TG, and ISRBC’s PEG) outlined above. Minutes (including list of participants) of all ICPDR and ISRBC meetings will be prepared by their respective secretariats. Meetings undertaken WWF-CEE with national ministries, authorities, academic institutions and local stakeholders (with respect to planned pilot actions) will under the reporting responsibility of WWD-CEE (including noting all participants)

|  | Stakeholder groups | Stakeholders’ interest in DYNA | Relevant Comp. | Objective of engagement | Activities | Responsible | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | ICPDR (HoD) | Oversight of WFD/FD across DRB Co-Executing Agency | All | Briefing HoD on progress | Updates at HoD meeting | ICPDR |  |
| 2 | HYMO TG | Responsible for approval of project. National representatives with technical appreciation of HYMO issues | All | 1) Provision of technical inputs to ProDoc, CF, approval of activities and pilots, approval of final ProDoc 2) Ensuring alignment with national/regional objectives 3) Facilitating contacts with national stakeholders | 1) Supporting finalisation of activities, approving pilots at TG meetings 2) Agreement at TG meetings to planned actions 3) On request – provide contact details and assist with contacts | ICPDR/PW/ HYMO Consultants ICPDR/PW ICPDR/WWF-CEE | ProDoc development team will approach HYMO TG via ICPDR Secretariat |
| 3 | ISRBC | Responsible for HYMO issues in Sava sub-basin | All | Briefing Sava Commission and Meetings of Parties | 1) Update on progress 2) Provision of specific inputs as required for ProDoc | ISRBC/PEG/ PW |  |
| 4 | National Ministries | Represented at ICPDR/ISRBC heads of delegation meetings Responsible for national implementation of WFD/FD | All | To ensure all relevant ministries (Water, navigation, energy, agriculture, environment) informed on DYNA | Briefings through ICPDR/ISRBC meetings (dates outline above) Information made available nationally through HYMO/TG – dates outline above -(including the identification of potential actions that can be used for CF) | ICPDR/ISRBC PW WWF-CEE to follow-up following HYMO TG meeting (within 2 weeks) |  |
| 5 | National water/ environment authorities | Technical expertise at the national level with responsibility for implementing WFD/FD | All | To ensure national authorities aware of DYNA and their potential involvement during implementation (capacity development, pilots etc.) | Information from HYMO TG on project made available (including the identification of potential actions that can be used for CF) Engagement in meetings when developing pilot work programmes | HYMO TG provides information nationally WWF-CEE to engage appropriate authorities (within 2 weeks of HYMO meeting in pilot countries) | Resources may be required for WWF-CEE meetings with authorities during formulation of pilots (same authorities as under 4) |
| 6 | Private sector | Users of water resources in DRB including navigation, HP, agriculture (with representation at ICPDR/ISRBC e.g. EBU, IAWD, VGB etc.) Private sponsors of collaborative actions in basin (e.g. Coca Cola) | All | To ensure organisations with impact on hydromorphological are aware and the project design co-ordinated of the basin-wide activities and specific actions undertaken in countries ICPDR and ISRBC to assist in identifying potential PS activities being planned that could assist with CF | Brief documents to present project (at planned ICPDR/ISRBC meetings), obtain PS support and seek full engagement during execution (including the identification of potential actions that can be used for CF) | ICPDR/ISRBC | Joint Statement meeting in September opportunity to inform navigation sector about the project; WWF will inform Coca-Cola partners of project |
| 7 | PA authorities | Multiple parks/PA in basin co-ordinated through Danubeparks and Sava Parks Network | All | To ensure park managers are engaged in the work of developing the project document and subsequent project implementation | Specific engagement in 5 countries with relevant park authorities to seek their active involvement in activities (including the identification of potential actions that can be used for CF) Following identification of pilot site(s) WWF-CEE to hold regular meetings (skype) – every 2 weeks | ICPDR OM ISRBC WWF-CEE | Resources may be required for WWF-CEE meetings with authorities during formulation of pilots Danubeparks are ICPDR Observers, will be informed during OM and through direct interaction with WWF CEE |
| 8 | Academia | National institutions with experience of water/environment management | All | To engage academic/research institutions to stimulate active involvement in the planned capacity development activities and long-term sustainability of these | Involvement at national meetings with WWF-CEE in developing pilots (and future involvement in capacity strengthening actions undertaken by DYNA) Following identification of pilot site(s) WWF-CEE to hold regular meetings (skype) – every 2 weeks | HYMO TG/ ISRBC WWF-CEE | Resources may be required for WWF-CEE meetings with academic institutions during formulation of capacity strengthening and national pilots |
| 9 | NGOs | Regional NGOs (e.g. WWF, GWP, DEFF, REC, Ramsar, IAD, IUCN, etc.) and national NGOs (to be identified) with role in water/environment | All | The ICPDR/ISRBC already engage key regional NGOs. Their involvement will be further actively encouraged during the PPG phase | Provision of additional information and actively seeking input to ProDoc development (including the identification of potential actions that can be used for CF Following identification of pilot site(s) WWF-CEE to hold regular meetings (skype) – every 2 weeks | WWF-CEE |  |
| 10 | Communities | Communities directly engaged in DYNA pilots (to be established) | 3 | Active engagement with local communities to formulate pilots and their roles in subsequent implementation of pilots | Participatory planning meetings engaging all local stakeholders Following identification of pilot site(s) WWF-CEE to hold regular meetings (skype) – every 2 weeks | WWF-CEE | Resources may be required for WWF-CEE meetings with communities during formulation of pilots |

# Stakeholder engagement plan for development and execution

| Stakeholder(s) | Mandate/Interest | Role in project development | Role in project execution |
| --- | --- | --- | --- |
| National governments of the non-EU countries | All ICPDR countries agreed in 2000 (EU and non-EU) to deliver the river basin management plans for the whole DRB consistent with the EU WFD. All five non-EU countries have also signed Association Agreements with the EU. As part of the EU acquis, the countries have agreed to fulfil the requirements of the EU WFD and consequentially to address the hydromorphological alteration pressures that are prevalent in the DRB. Addressing pressures from hydromorphological alterations is a challenge for all countries and the lessons and experiences, together with target capacity development and awareness raising will assist the non-EU counties to meet the WU WFD. | Government representatives have participated in multiple joint and individual meetings to formulate the DYNA project. Through their representation at ICPDR and ISRBC meetings they have guided the content of the project and were responsible for the final selection of the pilot projects | The five non-EU countries will continue to be active participants in the project through their HYMO TG representatives participating in the PSC, and participation in ICPDR/ISRBC and project workshops, trainings, and exchanges. Representatives of national governmental authorities will be important stakeholders in the project pilots (Component 3). |
| EU countries of the DRB | Compliance with the WFD on hydromorphological alterations is of benefit to all the DRB countries. The DYNA project will contribute to the ecological quality of the DRB. | Participation in ICPDR meetings with input to the DYNA project design (e.g. through the HYMO TG). EU representatives of the HYMO TG attended project development meetings (e.g. inception and validation workshops). | EU countries will provide input and technical guidance to the project through the Project Advisory Group. EU members of the ICPDR will be involved in regional trainings and exchanges hosted by the project. |
| ICPDR | ICPDR is the lead Executing Agency for the project. The ICPDR Heads of Delegations, members of the River Basin Management Expert Group (RBM EG), and members of the Hydromorphology Task Group (HYMO TG) ensure national representation. It has a mandate from their member states to develop and monitor river basin management plans consistent with the EU WFD. | The ICPDR has been fully engaged in the development in the DYNA project. | The Executive Secretary of the ICPDR will Chair the Project Steering Committee and will represent the overall interests of the Danube River Basin Countries. The ICPDR HYMO TG (under the RBM EG) will provide technical guidance to the PSC through the Project Advisory Group (see project governance in Section 3 Project Governance). |
| ISRBC | The International Sava River Basin Commission (ISRBC) has country representatives in The Permanent Expert Group for River Basin Management (PEG RBM) and the Permanent Expert Group for Flood Prevention (PEG FP). It has a mandate from their member states to develop and monitor river basin management plans consistent with the EU WFD. | Involvement in all steps of project development | Will involve representatives of the Permanent Expert Group for River Basin Management (PEG RBM) and the Permanent Expert Group for Flood Prevention (PEG FP) in capacity building measures |  |
| Local communities | Local communities will have potential benefits from reducing pressures from hydromorphological alterations. | Local community representatives were engaged in meetings related to the project, specifically to inform formulation of the pilot projects under component 3. | Participatory planning will be central to local stakeholder engagement during execution. The following communities will be closely involved in the activities described under component 3 in developing and/or implementing pilot projects with actions to reduce pressures from hydromorphological alterations: - Botar in Ukraine - Beleu in Moldova - Karas in Serbia - Starača Vojskova and Tišina in Bosnia and Herzegovina - Cehotina in Montenegro |
| Private sector | The main private sector actors with interest in hydromorphological alterations include: Hydropower: Following a request by the Danube Ministerial Conference 2010, the ICPDR has become active in initiating a dialogue with representatives from the hydropower sector. As an essential step in this process, "Guiding Principles on Sustainable Hydropower Development in the Danube Basin" have been developed by an interdisciplinary team and were finalised and adopted in June 2013. Navigation: Historically the Danube and some of its main tributaries, such as the Sava, have formed important trade routes across Europe. The harnessing of these rivers to facilitate navigation has, however, radically changed their physical and ecological characteristics of rivers. Various current plans designed to help shipping along the Danube are also a possible threat to the last remaining natural areas of the Danube and the region’s freshwater resources. The ICPDR linked up with the Danube Commission (responsible for navigation), and the ISRBC to execute an intense, cross-sectoral discussion process, which has led to the `Joint Statement on Inland Navigation and Environmental Sustainability in the Danube River Basin´. Farming/Agriculture: Fostered by the Danube Ministerial Declaration of February 2016, the ICPDR and its partners have embarked on a multi-annual process of strengthening cooperation with the agricultural sector as a key stakeholder in water management, including hydromorphological aspects. The Coca-Cola Company (TCCC), has been a major sponsor of work within the region to restore rivers through local projects undertaken by, amongst others, WWF-CEE. WWF and TCCC have also been working on a seven year partnership to restore vital wetlands and floodplains along the River Danube and its tributaries. The ambitious project aims to increase the river capacity by 12 million m³ by 2020. The partnership will reconnect former floodplains to the river system by opening dikes and dams, as well as retaining water on the floodplains by working closely with relevant local authorities and stakeholders | National meetings to discuss the formulation of the pilots (component 3) have included representatives of the farming sector. Though ICPDR meetings, stakeholders (including navigation and hydropower) have been informed on DYNA project developments. | Hydropower: This sector is a significant source of co-financing and will be invited to key project meetings to discuss findings and advice on potential solutions to mitigating pressures from hydropower structures. Navigation: The navigation sector will be invited (through the ICPDR) to participate and comment on guidance and tools developed by the DYNA project relevant to reducing pressures from hydromorphological alterations. Farming/Agriculture: At pilot project level (Component 3), the involvement and buy-in of farmers will be essential as restoration measures usually involve a change in agricultural land-use. Coca-Cola will continue to be involved in the Danube basin on river restoration activities implemented by WWF-CEE. Where relevant there will be exchanges between the Coca-Cola sponsored projects and the pilot activities undertaken in Component 3. |
| NGOs | The Danube River Basin has an extensive network of engaged environment focused NGOs. Regional NGOs (DEF, REC, WWF CEE) have observer status at ICPDR meetings | A series of NGOs have been involved during the project preparation, including Ecological Counseling Center Cahul, Eco-tiras-Network of river keepers, National Environmental Center from Moldova; Udruga Dinarica in Bosnia and Herzegovina, Svetska Organizacija za Prirodu in Serbia, Green Home and EkoTim from Montenegro, Society for Study and Protection of Fishes, International Association for Danube Research from Serbia; The Centre for Regional Studies from Ukraine. | NGOs with observer status within the ICPDR/ISRBC will continue to be informed on the progress and benefits of the DYNA project. NGOs (including those involved in the development of the Project Concept and the Project Document) will continue to be engaged in the pilot development and, where appropriate, in the implementation of the pilots. The following NGO’s are executing partners: Udruga Dinarica, Svetska Organizacija za Prirodu, Green Home, Eco-Team (Montenegro |
| Academia/Research | Within the five non-EU counties there are a number of academic and research institutions involved in water and environmental management with a long history of designing flood and navigation structures as well as assessing the overall status of the environment. These include: Jaroslav Černi Water Institute from Serbia or Laboratory of Hydroecological Problems of the Danube River, Institute of Hydrobiology, and The National Academy of Sciences of Ukraine | Representatives of national institutes have been involved in project development meetings (regional and national meetings) of DYNA. | The DYNA project will work closely with these national bodies to utilise their significant skill base and address the pressures through the pilots. In addition, the national expertise will be utilised to undertake specific studies relevant to Components 1 and 2. |
| Other | The Danube and Sava River Basins have formed specialised agencies (e.g. DanubeParks and Sava Parks, Observers at ICPDR meetings) to further integrated river basin management planning. | DanubeParks are observers to the ICPDR and were informed through the December Ordinary Meeting, HYMO TG and RBM EG meetings of the ICPRR on the development of the DYNA project. | During project execution the Danube and Sava Parks agencies will be invited to attend relevant workshops and will be fully informed on the implementation of the pilot projects under Component 3. Through the HYMO TG (acting as a Project Advisory Group to the PSC) the Parks’ representatives will be able to provide a direct influence on the work of DYNA. |
| European Union | The EU and specifically the European Commission has a direct interest in the WFD and the issues associated with hydromorphological alterations. | Aware of developments as a contracting partner to the ICPDR. | As a major source of funding to the five non-EU countries, representatives of the European Commission with responsibility for water, environment and funding will be invited to appropriate events in the DRB. |

# PPG Stakeholder Engagement

## Expected national/local level engagement

Initial contacts and involvement of national representatives will be through Expert Groups/ Permanent Expert Groups of the ICPDR/ISRBC respectively, through their mandates to disseminate information within national institutions. Members of the RBM EG (and the Task Groups associated with HYMO) and PEG will also be involved in ensuring the needs of national stakeholders are met by the DYNA project.

Component 3 of the project (implementation of pilot measures) will focus on national and local stakeholders. Specifically, local communities, private sector (including farmers) and local authorities. The engagement will be necessary to both define the pilot interventions and locations and to ensure that local regulations on land-use are met. Material will be provided to assist education establishments and communities to fully understand the objectives of the overall project and the benefits from the planned pilot interventions. The PPG stakeholder engagement will encourage the active participation of women and girls to provide a good gender-balanced basis for the subsequent implementation of the main project.

## PPG planned stakeholder activities

- The project development team (WWF, ICPDR, ISRBC, consultants) will ensure that stakeholders are regularly updated on progress. DYNA activities will be summarised for meetings of HYMO TG, RBM EG and Heads of Delegation of the ICPDR, and the PEG RBM of the ISRBC, informing regional and national stakeholders participating at these meetings. Minutes of all stakeholder consultations during the PPG phase will be compiled.

- ICPDR/ISRBC/WWF will facilitate the development of activities to deliver the planned outputs through discussions with relevant stakeholder groups (Component 1 and 2 with HYMO TG and Component 3 with national/local representatives and presented to HYMO TG for confirmation)

- During the project development phase, a website will be established with links to both the ICPDR and the ISRBC sites to further ensure awareness of planned project activities increasing opportunities for feedback on the project design.

- To identify and agree pilot interventions (using criteria agreed by the HYMO TG), in Component 3, the PPG team will meet with local and national stakeholders to confirm the work to be undertaken and the role of local stakeholders in the project’s execution.

- During the PPG phase a plan for stakeholder engagement during project implementation will be developed for comment by all stakeholder groups. This plan is intended to guide the future activities of the project and will be annexed to the Project Document and will be available on the project website.

The expected direct stakeholder involvement (briefings/awareness, information requests, etc.) at regional/national level will include:

|  | Responsible | Date |
| --- | --- | --- |
| DYNA Inception Meeting | ICPDR/ISRBC/WWF | 12 March 2018 |
| HYMO Task Group | ICPDR | 13-14 March 2018 |
| HYMO Task Group | ICPDR | 27/28 September 2018 |
| StWG | ICPDR | 19/20 June 2018 |
| RBM EG | ICPDR | 15/16 May 2018 |
| Ordinary Meeting | ICPDR | 10/11 December 2018 |
| ISRBC meeting | ISRBC | 7 June 2018 |
| National /regional dialogues on Component to define activities including specific actions to be undertaken. (Components 1 and 2, and 3: -WWF CEE ) | ICPDR/ISRBC/WWF CEE | June/July 2018 |

## Summary of Stakeholder Engagement during PPG

| Meeting Purpose | Date/Location | Participants | Key Results |
| --- | --- | --- | --- |
| PPG Phase Inception Meeting |  |  |  |
| The meeting provided an opportunity to clarify the overall project and to develop details of the component level activities indicating the main priorities, pilot actions, and criteria for selecting pilots. | Gardony, Lake Velence, Hungary 12th March 2018 | 25 participants, including HYMO TG representatives and local stakeholders | Recommendations included: focus on small rivers (assessment and measures needed); improving the clarity of the outputs and outcome language; building on the multiple achievements of the HYMO TG meetings; need for gap analysis policies relating to hydromorphological alterations; ensuring translation of key documents in to national languages; etc. |
| National stakeholder workshops |  |  |  |
| The purpose of the workshops: to present the project, discuss the pilot concepts (component 3), their feasibility, relevance, potential conflicts with other on-going or planned activities, potential problems, etc. | Multiple workshops throughout the five non-EU countries between May and September 2018 | Deputy Head of Water Resources Directorate, heads of councils, farmers, local residents, experts, etc. Botar (Ukraine) 17 participants Beleu (Moldova) 20 participants Cahul (Moldova) 14 participants Karaš (Serbia) 16 participants Cehotina (Montenegro) | The results of these engagements were incorporated into the pilot designs, and informed the short-listed pilot projects presented to the HYMO TG for validation. The workshops were conducted in a gender-sensitive way, and helped to identify any differential opinions, needs and perspectives between women and men. |
| National Stakeholder Engagement meetings to validate planned pilots |  |  |  |
| - Collect input and inform key stakeholders of project activities in the five non-EU countries - Foster cooperation among key stakeholders of the GEF project DYNA - Inform about next steps in the project development process | October/November 2018 in five non-EU countries | Moldova: 12 participants (10 other were invited but did not attend). Including representatives from Ministry of Agriculture, Rural Development and Environment, State Inspectorate, Academia and Protected Area Agencies Montenegro: 28 participants. Water Directorate Serbia: 31 participants Ukraine: 33 participants. Including representatives of: Ministry of Ecology and Natural Resources, State Agency of Water Resources, Hydrometeorological Centre, Local inhabitants, laboratory and hydrometeorological experts, academics | The meetings confirmed the design and operation of the proposed pilot projects for presentation to the HYMO TG for final approval. |
| DYNA Validation Meeting |  |  |  |
| Presentation of the DYNA Project Documents to key basin stakeholders to confirm approval of the project for submission for GEF CEO Endorsement | January 30-31 2019, Vienna | ICPDR and ISRBC heads and technical experts HYMO TG representatives 2 Heads of Delegation to ICPDR from non-EU countries National /local stakeholders NGOs | The workshop recommended minor changes to the ProDoc wording; minor changes to the results framework targets and confirmed the governance arrangements. The meeting confirmed that the project (subject to the changes suggested to the text) could be submitted to the GEF for CEO Endorsement. |