### Annex F. STAKEHOLDER ENGAGEMENT PLAN FOR THE IMPLEMENTATION PHASE

- Introduction

The UNDP-GEF project (also called the Solar Jango Project) is designed to develop a private sector-led technology value for making off-grid renewable energy technologies, such as solar lanterns and solar home systems to base-of-pyramid rural households who would not be electrified at least until after 2025. The project will directly support the implementation of the Renewable Energy Strategy and Energy Action Plan 2018-2022.

The project rationale is underpinned by a novel approach to derisk private sector investments in the market for rural decentralised renewable energy access. This will be achieved through three outcomes: (i) creating the enabling environment for private sector investment in decentralised renewable energy; (ii) establishing a successful household-level energy service delivery model for replication nationally; and (iii) capturing and disseminating lessons learned and experience from project interventions to support replication and scaling-up of project results. The number of direct project beneficiaries is expected to be around 81,000 persons, of which approximately 42,000 women.

The project will generate global environmental benefits in the Climate Change focal area with an expected lifetime direct GHG emission reduction of ~100 ktCO2, working with national, provincial governments, private sector actors, non-governmental organisation and rural communities. The outputs will be delivered in such a way as to optimise outcomes for women in terms of capacity development, effective participation in decisions related to generation and use of household income, and in particular in decisions related to household purchase of off-grid solar technologies. Detailed gender analysis rooted in local knowledge of community life has been undertaken to develop a gender-transformative Gender Analysis and Gender Action Plan as given in Annex G.

This document outlines the Stakeholder Engagement Plan for the implementation of the Solar Jango Project.

- Summary of any previous stakeholder engagement activities

Participation plans were developed for the project preparation phase to ensure that the needs and priorities of stakeholders at all levels, including women, are expressed and taken into account in the formulation and implementation of the project. During the design of the project stakeholder engagement and dialogue was carried out through coordinated by MINAMB that appointed a dedicated staff to accompany the PPG Team during bilateral meetings and field visits. All stakeholder engagements in Moxico Province were carried out through prior coordination with officials of the Provincial Government and traditional Chiefs in villages and communes.

The field mission involving the stakeholders listed in Annex SA1 was carried out, with the list of stakeholders developed in order to achieve the overall objective of ensuring that the interests and priorities of the different stakeholder groups were taken into account in the project formulation process. The main stakeholders who were engaged during the formulation process are listed in Table 1. The typology of the stakeholders is also given in Table 1 (in italics). The outcomes of the stakeholder meetings are summarised in Annex SA1, while the analyses emanating from the DREI interviews are given in Annex SA3.

Table 1. Main stakeholder engagement activities during project preparation phase (PPG).

| Method | Activity | Location | Date |
| --- | --- | --- | --- |
| Workshop | Inception workshop (the outcomes of the workshop and the list of participants is given in Annex SA1) | Luanda | 9 July 2018 |
| Field visits in proposed project sites in Moxico Province | Community visits by multidisciplinary PPG team (Team Leader, Technology Expert, Microfinance Expert, Gender Expert), representative of MINAMB and UNDP CO staff (local communities; traditional Chiefs, communal administrators, men and women) - Interviews carried out in the presence of traditional Chiefs and communal administrators (Annex SA1) - interviews with women as detailed in the Gender Analysis and Gender Action Plan – Annex G | Tchitali, Ndongue, Lucusse (Moxico Province) | 1 – 3 July 2018 |
|  | Visits to markets, mini-mercado and shops to collect baseline data on technology (types, prices, selling capacity etc …) | Luena, Lucusse | 1 – 3 July 2018 |
| Bilateral meetings | JICA, AFD, Power Africa Initiative (bilateral development partners) | Luanda | 29 June; 6 & 9 July 2018 |
|  | MINAMB and MINEA (national government) | Luanda | 4 - 9 July 2108 |
|  | Banco de Poupança ē Crédito (BPC) ; Banco Sol ; Banco BAI Micro Finanças ; Kixi Crédito (private sector – financial institutions) | Luanda, Luena | 29 June - 5 July 2018 |
|  | Provincial Government of Moxico (Energy Directorate; Urban Development and Environment Directorate) | Luena | 2 July 2018 |
|  | Lutheran World Federation – Angola; World Vision; Don Bosco Training School; ADPP; Development Workshop (NGOs, vocational training) | Luena | 2 – 5 July 2018 |
|  | AfDB; EU-Delegation (multilateral development partners) | Luanda | 4 - 5 July 2018 |
|  | LTP Energias; GreenTech; Anglobal; ELEKTRA; ANOTRAFO (private sector – solar technology companies; technical training academy) | Luanda | 5 – 10 July 2018 |
| DREI analysis interviews | Interviews carried out with private sector actors in order to carry out SHS DREI interviews (private sector solar companies and financial institutions) | 3 interviews carried out vis teleconference + 2 face-to-face interviews carried out in Luanda | 9 – 22 November 2018 |
| Workshop | Validation workshop | Luanda | 23 November 2018 |

- Project Stakeholders

Project stakeholders were identified at the beginning of the preparation phase based on assessments that had been carried out at the PIF stage, and through the guidance of MINAMB and UNDP CO. Detailed face-to-face interviews and on-the-ground information and data gathering were carried out with each stakeholder in order to identify and analyse their interests, priorities, capacities, lessons learned, and potential to collaborate on the project. The engagements constituted the main process for through which stakeholders’ feedbacks were incorporated in the project design. Table 2 summarises the stakeholders' interests, as well as their degree of importance and influence in relation to the project.

Table 2. Stakeholder interests, importance and influence on project.

| Stakeholders | Interests of stakeholders in relation to project | Effect of interests on project design (̶ 0 +) | Importance of Stakeholder for Success of Project 1=Little/No Importance 2=Some Importance 3=Moderate Importance 4=Very Important 5=Critical player | Degree of Influence of Stakeholder over Project 1=Little/No Influence 2=Some influence 3=Moderate Influence 4=Significant Influence 5=Very Influential |
| --- | --- | --- | --- | --- |
| National Government - Ministries | Mitigate climate change | + | 5 | 5 |
|  | Community development through access to modern sources of energy | + |  |  |
|  | Developing a sustainable model for rural energy access | + |  |  |
| Provincial Government | Provision of energy services to rural communities | + | 4 | 3 |
|  | Socioeconomic development of communities | 0 |  |  |
|  | Protection and conservation of natural resources on which rural communities are dependent | 0 |  |  |
|  | Prioritisation of communities to be covered as project beneficiaries | + |  |  |
| Local communities | Access to affordable energy | + | 5 | 3 |
|  | Improve socioeconomic standing through improved income generation and agricultural productivity | 0/+ |  |  |
|  | Diversification of job creation opportunities | 0/+ |  |  |
|  | Access to information through increased media and social connectivity (e.g. radio, TV, mobile telephony, etc ..) | -/0 |  |  |
| Women, including their organisations | Developing women associations for improving financial literacy and creditworthiness of rural households | + | 5 | 3 |
|  | Strengthening capacities to use and to be part of the off-grid solar technology value chain | + |  |  |
|  | Reduction of women violence | -/0 |  |  |
|  | Consulting with women to understand their energy needs, and how deployment of off-grid solar technologies will impact the their conditions / life situations | + |  |  |
| Private companies (solar technology providers) | Development of sustainable technology supply chain for promoting rural energy access | + | 5 | 4 |
|  | Reduction/elimination of barriers and risks for unlocking the market for rural energy (more details are given in Annex SA3) | + |  |  |
|  | Government leadership in creating the enabling conditions for private sector investments in the rural energy market | + |  |  |
|  | Development of payment systems for ensuring cost recovery from rural customers that are mostly unbanked | + |  |  |
| NGOs | Replication of women solidarity groups as a means of enhancing financial literacy and community development | + | 4 | 2 |
|  | Improved school curricula with integration of off-grid decentralised solar technologies | + |  |  |
|  | Broader elements of socioeconomic development covering health, education and agricultural productivity | -/0 |  |  |
| Academic, scientific and technical institutions | Knowledge management | + | 2 | 2 |
|  | Incorporation of off-grid renewable energies in curricula | + |  |  |
|  | Improved human (knowledge and skills) and institutional (e.g. setting up adequate laboratories for hands-on training) capacity | + |  |  |
| Financial institutions | Develop and expand loan instruments for supporting rural development, including energy access for productive uses | 0/+ | 4 | 2 |
|  | Setting up of financial derisking instrument(s) for securitizing loans for actors in the off-grid technology value chain | + |  |  |
|  | Increased market intelligence on the creditworthiness of rural households | + |  |  |
|  | Increasing the use of mobile money | + |  |  |

Based on the mapping carried out in Table 2, a matrix of stakeholder importance and influence has been constructed (Table 3).

Table 3. Matrix of stakeholder importance and influence on the project.

| High INFLUENCE Low | Low importance & High influence | High importance & High influence - National government - Private companies (technology providers) |
| --- | --- | --- |
|  | Low importance & Low influence - Academic, scientific and vocational institutions | High importance & Low influence - Provincial government - Local communities - Women - Financial institutions - NGOs |
|  | IMPORTANCE Low High |  |

- Stakeholder Engagement Plan

## 4.1 Objective and principles

The main objective of the stakeholder engagement plan is to ensure that the interests and priorities of the different stakeholder groups are taken into account during project development stages. Specific objectives include:

  - Informing stakeholders of the project goals and approach in order to enhance their knowledge of the project and its appropriation

  - Identify key aspects and strategies for a successful project implementation based on the needs, interests and lessons shared by stakeholders

  - Identify opportunities for institutional collaboration

  - Validate the intervention strategy of the project

  - Establish grievance mechanisms

In order to achieve the above objectives, the design and implementation of the stakeholder engagement plan is premised on the following principles:

- Inclusiveness: All the other principles and the successful implementation of the project are predicated on the fact that all key stakeholders have been identified and the necessary steps taken to engagement them in the project design and formulation process.  For this, the process has to be designed so that all key stakeholders have been identified and included in the design process. An important dimension of inclusiveness is the acknowledgement of the differing power of stakeholders to influence the project. Special attention has been made to avoid the crowding effect of stakeholders who have more influence power than others who may yet be relatively more important to achieving project objectives;

- Participation: Open representation of stakeholders have been considered at the local, provincial, and national levels, with special attention given to base-of-pyramid market segment constituted of vulnerable rural households;

- Gender equity: The formulation process should be responsive to the needs of women, identifying socio-economic data disaggregated by gender, and gender-sensitive considerations;

- Respect for cultural diversity: Respect for uses, customs, traditions, and forms of organisation and decision-making have been considered;

- Effective communication and transparency: As a project linked to multiple actors and territorial scales, as well as a prolonged implementation time of 5 years, an effective communication strategy is necessary. This should guide the messages coherently and avoid false expectations or interpretations among project stakeholders. Information should be provided transparently, without marginalising any project stakeholders; and

- Synergy with ongoing initiatives: Complementary initiatives that have similar goals or related thematic scope or have attributes and lessons learned that can benefit the UNDP-GEF project have been taken into consideration during project formulation. This has been done to capitalise on synergies and lessons learned to maximize project impacts, while avoiding duplication of efforts.

## 4.2. Communication

The project will develop a communication strategy (Output 3.2), that will take into consideration the present stakeholder engagement plan. This strategy will be adapted depending on the dynamics of project implementation (especially related to dynamic nature of technology transfer and diffusion), knowledge management progress, and in response to feedback from stakeholders, including from the grievance redress mechanism articulated below.

Considering the diversity of stakeholders, socioeconomic and education background, cultures and native languages, all communications will be adapted to provide the optimum level of understanding to the target audience. This is especially important for the local communities found in the proposed project sites (Section III in Project Document) who speak different local languages that will require interpreters and translation of information. The means for sharing information that are best suited to different target audiences and topics are explained below (Table 4). Special attention will be given to gender-related issues in communications.

- Market fairs, caravans and exhibitions: A significant activity in the project is to reach out to rural households on the use and benefits of off-grid decentralised solar technologies. Given the socioeconomic and literacy background of BOP market segment, market fairs, caravans (using mobile solar jango) and exhibitions will be used so that potential customers may have hands-on experience with products and participate in exchanges directly with private companies and/or operators of solar jangos. These fairs, caravans and exhibitions will also allow consumer to place order for off-grid solar products;

- Project website and social networks: The project will develop a dedicated website to inform stakeholders with access to internet. All the technical information, progress of implementation, partners, and news will be available and accessible to the general public. Social networks such as Twitter or Facebook should be considered, as long as they are managed and kept up to date appropriately;

- Brochures, bulletins, press releases: Designed to communicate on innovations, strategies and progress of the project and on topics that the project needs to promote with stakeholders. This can be disseminated also electronically via email lists to stakeholders;

- Policy briefs: Designed to influence decision makers on strategies and action plans developed by the project, based on scientific evidence and lessons learnt from the project; and

- Project monitoring reports: Official reports to be shared with the Steering Committee and Technical Working Groups, as well as progress on indicators that can be shared with any other stakeholder.

Table 4. Stakeholders and means of communication.

| Stakeholders / Information formats | Market fairs, caravans, and exhibitions | Project website and social networks | Brochures, bulletins, press release | Policy briefs | Project monitoring reports |
| --- | --- | --- | --- | --- | --- |
| National Government - Ministries |  | X | X | X | X |
| Provincial Governments | X | X | X | X | X |
| Local communities | X |  | X |  | X |
| Women, including their organisations | X |  | X |  | X |
| Private companies (technology suppliers) | X | X | X | X | X |
| NGOs | X | X | X | X | X |
| Academic, scientific and technical assistance institutions |  | X | X | X | X |
| Financial institutions | X | X | X | X | X |

## 4.3. Engagement methods

The engagement methodology depends on the type of stakeholder, and its level of detail will depend on how much information needs to be conveyed based on prior knowledge of the stakeholder on the topic(s) to be treated. In the case of local communities and women groups, expert staff will help to design and facilitate the process and assist with participatory methodologies, as well as specialised stakeholder engagement techniques. Several engagement methods are discussed below with a stakeholder mapping provided in Table 5.

- General workshops: National and regional workshops are considered at the beginning of implementation process to report on the project and towards the end of the project validation process. These workshops, which typically accommodate between 30 and 60 persons, host all key project stakeholders;

- Specific workshops: Workshops that focus on a specific topic, such as identifying needs for capacity building, technical assistance or alternative payment models to ensure cost recovery from customers. Further, several workshops are planned at the community level for the setting up and operationalization of women-led SACs (Annex SA5). These workshops are targeted towards achieving very specific objectives and to deliver operational guidelines, and will typically involve not more than 30 persons;

- Strategic meetings: A significant tool will be to carry out strategic meetings either bilaterally or with target groups of stakeholders. These are important at multiple levels spanning line ministries, provincial government and communities. They are also important in the process of establishing institutional collaborations during project implementation;

- Expert consultation: For technical aspects, such as developing a GIS-referenced least-cost technology options for rural energy access or designing a MRV system for tracking GHG emission reductions and sustainable development benefits of off-grid solar technologies, the project will engage with recognised national/local experts. The same will be the case for developing any strategies and action plans, monitoring of baselines and for carrying out SHS DREI analyses. In some cases, they may be individual interviews and in others the format will be focus discussion groups involving between 5 and 15 experts;

- Field visits: Presence in the field, and field visits to project area are fundamental for engaging with rural actors. These will supplements the field visits that have been carried out during the PPG stage. Dedicated lessons learned exercises will be carried out every year, and reinforced at the mid-term review and terminal evaluation. Field visits to local communities in the project sites will be central to these lessons learned exercises;

- Interviews and surveys: For some project activities, such as DREI analyses and carrying out market intelligence for off-grid solar products, it will be more efficient and effective to incorporate the information and opinions of those involved through structured or semi-structured surveys, which will be applied both in the field and in electronic format, according to the corresponding actor; and

- Project Committees: The governance of the project considers spaces of interaction with partners and stakeholders, and they therefore play a key role in stakeholder engagement. Whereas the Steering Committee has a political mandate of promoting the project and meets up to twice yearly, Technical Working Groups formed by the same organisations of the Steering Committee will handle technical issues related to day-to-day implementation;

Table 5. Mapping of stakeholder engagement methods.

| Stakeholders / Methods | General workshops | Specific workshops | Strategic meetings | Expert consultation | Interviews and surveys | Field visits | Steering Committee & Technical Working Groups |
| --- | --- | --- | --- | --- | --- | --- | --- |
| National Government - Ministries | X | X | X | X |  |  | X |
| Provincial Government | X |  | X |  |  | X | X |
| Local Communities | X |  | X |  | X | X | X |
| Women, including their organisations |  | X |  |  | X | X |  |
| Private companies (large farmers) | X | X | X |  | X |  | X |
| NGOs | X |  |  | X |  |  | X |
| Academic, scientific and technical assistance institutions | X | X |  | X |  | X |  |
| Financial institutions | X | X | X | X |  | X |  |

- Timetable

The timeline for implementing the SEP is shown in Table 6. The timetable is shown in semester intervals over the 5 year project duration.

Table 6. SEP implementation timeline.

| Activity | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Inception workshop | X |  |  |  |  |  |  |  |  |  |
| Communication strategy, SEP update and SEP validation with stakeholders through workshops | X | X |  |  |  |  |  |  |  |  |
| Grievance mechanism in place, including responsiveness | X | X | X | X | X | X | X | X | X | X |
| Final selection of project sites with decision made on location of fixed solar jangos for promoting off-grid solar technologies in rural communities |  | X | X |  |  |  |  |  |  |  |
| Setting up and operationalization of women-led SACs | X | X | X | X | X | X |  |  |  |  |
| Stakeholder engagement through capacity building processes and technical assistance in the landscape (technical; planning; organizational; business) |  | X | X | X | X | X | X | X | X | X |
| Supervision of compliance of environmental and social safeguards | X | X | X | X | X | X | X | X | X | X |
| National Steering Committee sessions | X |  | X |  | X |  | X |  | X |  |
| Technical Working Group sessions | X | X | X | X | X | X | X | X | X | X |
| Project monitoring with participation of rural stakeholders and government (to be carried out formally during dedicated lessons learned exercises) | X | X | X | X | X | X | X | X | X | X |
| Knowledge management |  | X | X | X | X | X | X | X | X | X |

- Resources and Responsibilities

## 6.1. Resources

The Project Manager (PM), supported by the Assistant Project Manager (APM), will be responsible for implementing the SEP and achieving its objectives. The PM will organise the project team for carrying out the specified stakeholder engagement activities and manage the grievance mechanism, according to the objectives and principles of the plan, and depending on the type of stakeholder (i.e. depending on the importance and influence of stakeholder on the project). As mentioned earlier, with some specific stakeholders such as vulnerable rural households and women, the project will provide technical assistance for training trainers with the required skills and expertise to facilitate stakeholder engagements. The trainers will be chosen from the rural communities. The SEP budget is outlined in Table 7.  The SEP budget items are fully integrated in the project design, and, therefore, form essential ingredients for project success.

Table 7. SEP budget.

| Item | Cost (US$) |
| --- | --- |
| Inception workshop | 5,000 |
| Training of trainers to engage with local communities (i.e. qualified stakeholder engagement facilitators) | 62,725 |
| Dedicated information, communication materials, press | 10,000 |
| Local workshops and mini-working group sessions (over and above Inception workshop and workshops for disseminating results of MTR and TE) | 117,100 |
| Specific travels, meetings, and field visits due to SEP (covered under the travels of the APM and PM) | 15,000 |
| Grievance mechanism implementation (covered under the salary of PM and APM) | 7,000 |
| Lessons learned exercises (excluding mid-term review and terminal evaluation) | 75,291 |
| Total | 292,116 |

Besides the responsibilities of project team members in implementing the SEP, it is also necessary to define the role and responsibilities of key project stakeholders, as well as their contributions in project implementation. These elements of stakeholder participation in the project are summarised in Table 8.

Table 8. Stakeholder participation in the project.

| Stakeholder | Contributions | Relevant project outputs |
| --- | --- | --- |
| Ministry of Environment (MINAMB) | The mission of MINAMB is to propose, formulate, manage and execute the Government’s environment policy, including climate change, with a view to protecting and preserving environmental quality, protected areas, as well as the conservation and rational use of natural resources. The ministry hosts the Climate Change Focal Point, and it coordinates the mainstreaming of climate change issues in sectoral policies, strategies and action plans. MINAMB is the national implementing institution for the UNDP-GEF project, and it will chair the PSC and host the PMU. It carried out coordination of all stakeholders during the PPG, which will continue during project implementation. It will contribute to the identification and promotion of sustainable energy technologies with focus on the environmental benefits of available technologies, and will contribute to the communications and advertisement of sustainable energy with stakeholders. It will also be an important interface with the provincial Government. | - Output 1.1: Assessment of successful RET diffusion in the region. - Output 1.2: Business case for clean energy supply chain developed. - Output 2.3: Technology transfer of decentralised renewable energy systems facilitated. - Output 2.5: Training and technical support provided to communities on how to use the clean energy products. - Output 3.1: Lessons learned report produced based on project experience. |
| Ministry of Energy and Water (MINEA) | MINEA is responsible for energy sector policy development, coordination and oversight. Its objective is to propose, formulate, manage and execute the Government’s policy in the areas of energy and water. Among its responsibilities, the Ministry plans and promotes the national policy on rural electrification through a number of means, such as power generation, grid network extension, and the Solar Village Programme. Within MINEA, there are three national directorates to implement and supervise the Ministry’s policy: the National Directorate of Electric Energy, the National Directorate of Renewable Energy, and the National Directorate of Rural and Local Electrification. MINEA played a key role in the PPG through policy guidance and coordination with the Solar Village Programme. MINEA will take the lead on component 2, and it will chair the corresponding Technical Working Group (TWG). Its provincial department in Moxico will be a key contact to the Provincial Government and local stakeholders. MINEA will also approve all technologies to be imported into the country by the project. | - Output 1.1: Assessment of successful RET diffusion in the region. - Output 1.2: Business case for clean energy supply chain developed. - Output 2.3: Technology transfer of decentralised renewable energy systems facilitated. - Output 3.1: Lessons learned report produced based on project experience.. |
| Provincial Government of Moxico | The Provincial Government is responsible to development provincial development strategies and action plans in order to implement the policies of national government. In effect, the Provincial Government carries out actions that promote the economic, social and cultural well-being of the population residing in its jurisdiction. The Provincial Government of Moxico played an important role in providing guidance on the selection of priority communities and project sites, as well as for coordinating activities at the provincial level. During implementation, it will help in the selection of project sites for the solar-powered kiosks and will play a role of interface with the municipal and communal Governments and the communities themselves, as well as traditional authorities. | - Output 2.2: Five solar-powered kiosks procured, providing clean energy products to communities in Moxico Province. - Output 2.3: Technology transfer of decentralised renewable energy systems facilitated. - Output 2.5: Training and technical support provided to communities on how to use the clean energy products). - Output 3.1: Lessons learned report produced based on project experience. - Output 3.3: Project results incorporated into vocational schools’ curriculum. |
| Ministry of Family and the Promotion of Women (MINFAMU) | The Ministry, which works towards the improvement of the conditions of women and Angolan families in general, is responsible for the National Support Programme for Rural Women and the National Strategy to Fight Poverty. The National Support Programme empowers rural women in small business management, combating illiteracy, and strengthening local initiatives for generating income. MINFAMU was consulted during the PPG for developing the Gender Action Plan (Annex G). During implementation the ministry will be consulted on how to involve women and girls in the project activities, gender issues related to technology transfer, and it will help with the monitoring of gender impacts. In general, it will support the integration of women in the technology value chain. | - Output 1.1: Assessment of successful RET diffusion in the region. - Output 1.3: Access to finance to rural communities for the purchase of solar home systems and lanterns. - Output 1.4: Innovative payment systems established to improve customer fee recovery. - Output 2.3: Technology transfer of decentralised renewable energy systems facilitated. - Output 2.4: Training provided to technicians on installation of solar home systems. - Output 2.5: Training and technical support provided to communities on how to use the clean energy products. - Output 3.1: Lessons learned report produced based on project experience. |
| Local communities, with special attention given to women and vulnerable groups | The local communities are the main beneficiaries of the project. They constitute the downstream end of the technology value chain that the UNDP-GEF project will operationalise. Consequently, their needs, interests and perceptions about the technology value chain, as well as the off-grid solar technologies that will be promoted are crucial for project success. Consequently, effort was spent during the PPG to understand the needs, interests and perceptions of local communities in proposed project sites. In particular, the needs, interests and perceptions of women were captured and integrated in the project design through the Gender Analysis and Gender Action Plan (Annex G). These also informed the UNDP Risk Log given in Annex H. Most project outputs are central to the needs, interests and perceptions of local communities, women and vulnerable groups. | - Output 1.1: Assessment of successful RET diffusion in the region. - Output 1.2: Business case for clean energy supply chain developed. - Output 1.3: Access to finance to rural communities for the purchase of solar home systems and lanterns. - Output 1.4: Innovative payment systems established to improve customer fee recovery. - Output 2.3: Technology transfer of decentralised renewable energy systems facilitated. - Output 2.4: Training provided to technicians on installation of solar home systems. - Output 2.5: Training and technical support provided to communities on how to use the clean energy products. - Output 3.1: Lessons learned report produced based on project experience. - Output 3.2: Cooperation with technical institutes and universities established. - Output 3.3: Project results incorporated into vocational schools’ curriculum. |
| Private sector (off-grid solar powered technologies) | The technology value chain that the UNDP-GEF project will establish and operationalise will be led by private companies supplying off-grid solar technologies. There will also be private actors participating in the downstream end of the supply chain to complete the last mile distribution. Further, private operators will also be involved in payment transfers through mobile money or direct bank payments (see FIs below). Consequently, private companies constitute the backbone of the proposed value chain. The views and knowledge of products and markets of private companies were gathered through interviews during the PPG (Annex SA1). Selected companies also participated in the SHS DREI analyses (Annex SA3) in order to quantify the risks that they face and to establish the cost effectiveness of policy and financial derisking instruments for reducing and/or transferring risks. The results of the SHS DREI analyses have been used to inform the project design. As shown in Table 3, private companies (especially on the supply side) have a high influence on the project in terms of participation to validate the proposed private sector-led technology value chain model. The private companies will be represented in the PSC, and the SEP makes provision for ongoing coordination with them during project implementation. | - Output 1.1: Assessment of successful RET diffusion in the region. - Output 1.2: Business case for clean energy supply chain developed. - Output 1.4: Innovative payment systems established to improve customer fee recovery. - Output 2.1: Local private companies along the value chain supported, including business development, connection to suppliers and access to finance. - Output 2.2: Five solar-powered kiosks procured, providing clean energy products to communities in Moxico Province. - Output 2.3: Technology transfer of decentralised renewable energy systems facilitated. |
| NGOs | NGOs play a central role in local community development initiatives. In particular, there are two NGOs whose long-lasting relationship with communities will be vital to the successful implementation of project outputs related to community development. LWF-Angola has pioneered and successfully supported access to finance to rural communities in Camanongue (Moxico Province) through SACs over the past 9 years. The UNDP-GEF project will formalise a partnership with LWF-Angola for the replication of the SACs model in other project sites. Beyond making finance accessible to rural households for the purchase of off-grid RETs, SACs have the capacity to play a catalytic role in wider community development in the form of increased agricultural productivity and promotion of entrepreneurship. The ADPP has a long track record in promoting education in rural communities with its own network of 15 schools and 8 polytechnics across Angola. With a view to scaling up project activities related to training of technicians and outreach activities to target communities, it will be useful for UNDP-GEF project to collaborate with ADPP. | - Output 1.3: Access to finance to rural communities for the purchase of solar home systems and lanterns. - Output 2.5: Training and technical support provided to communities on how to use the clean energy products. - Output 3.2: Cooperation with technical institutes and universities established. |
| Academic, scientific and technical assistance institutions | The project will work with academic, scientific and technical institutions on technical training and outreach activities, among others. A non-exclusive list of potential partners have been identified as: (1) the Centro Integrado de Formação Tecnológica (CINFOTEC) in Rangel is a public institution that started delivering professional training on renewable resources in September 2018; (2) LTP Energias operates a private training academy on renewable energies in Luanda; (3) Don Bosco Training School in Moxico; and (4) two public vocational training schools in Moxico. | - Output 3.2: Cooperation with technical institutes and universities established. - Output 3.3: Project results incorporated into vocational schools’ curriculum. |
| Financial institutions | The private-sector led technology value chain that will be operationalised by the UNDP-GEF project also takes into account making finance access to all market actors. Financial institutions were engaged during PPG (Annex SA1 and Annex SA3) in order to design the project. During project implementation, FIs will be involved as providers of debt financing to private companies in the value chain, micro-credit to entrepreneurs and women-led SACs, and intermediaries in payment mechanisms that will allow technology suppliers to recover their costs/fees from customers. | - Output 1.3: Access to finance to rural communities for the purchase of solar home systems and lanterns. - Output 1.4: Innovative payment systems established to improve customer fee recovery. - Output 2.1: Local private companies along the value chain supported, including business development, connection to suppliers and access to finance. |
| UNDP CO | The UNDP Country Office (CO) has been supporting the Government of Angola with strengthening human and institutional capacity for carrying out evidence-based policy planning for climate change. UNDP will monitor the implementation of the project, review progress in the realisation of the project outputs, and ensure the proper use of GEF funds. Working in close cooperation with MINAMB, the UNDP CO will provide support services to the project - including procurement, contracting of service providers, human resources management and financial services - in accordance with the relevant UNDP Rules and Regulations, Policies and Procedures and Results-Based Management (RBM) guidelines. The agreement for the delivery of these services is found in Annex SA8. UNDP CO also provides its services through technical advice, facilitating change processes, support to mechanisms for advocacy, networking and partnership building including intermediation for information, expertise and funds, and knowledge development and dissemination. |  |

- Grievance REDRESS Mechanism

In the absence of a National Grievance Redress Mechanism (GRM), a project-level GRM will be instituted. A two-tier grievance mechanism will be used to address the grievances and complaints of project stakeholders. The first level redress mechanism will be at the level of the Project Management Unit (PMU), while the second one will be at the level of the Project Board (PB) and UNDP CO, depending on the level of grievance complexity. Even for the less complex issues that can be addressed by the PMU, the PB will be apprised of such grievances and how these were redressed. In line with UNDP standard procedures, the Project will set up and manage a grievance redress mechanism (GRM) as recommended by UNDP (2017) that would address project affected persons’ (PAP) grievances, complaints, and suggestions. The GRM will be managed and regularly monitored by the Project Manager (PM). It will comply with the following requirements:

Receive and register grievance. The GRM will have multiple uptake locations and channels from grassroots level up to the Provincial and National Level. A simplified system of informing about the grievance redress system and also actual management of grievances will be developed under the project. Stakeholder grievances or complaints will initially be directed to the technical coordination level closest to the impact perceived or received. At the provincial level, including field operations, complaints should be directed by any stakeholder representative to the Assistant Project Manager (APM), who will have the responsibility to coordinating all project activities and stakeholders in project sites. The APM will take all necessary steps to immediately inform the PM of the grievance(s). At the national level, all grievances should be directed directly to the Project Manager (PM).

Grievances will reach the assigned members of the in person, via mail, email, via special page of the Project website, and phone. Further, the APM and PM will proactively reach out to project stakeholders during ongoing interactions to detect any grievances. These channels will be locally-appropriate, widely accessible and publicized in written and verbal forms on all project communication materials, and in public locations in the project areas. Since the project will be dealing with local community members, they will be facilitated to communicate their problems through their collectives, and in particular through the women-led SACs and Chiefs of villages and communes.

All grievances received will be registered by the Project Management Unit (PMU). Complaints will be assigned a unique tracking number upon its submission. The PMU, under the supervision of the PM, will maintain an updated database with full information on all submitted complaints, responses taken including respective solutions. Updated data are essential to assess trends and patterns of complaints across the project sites and to inform monitoring and evaluation purposes.

Acknowledge, Assess and Assign. Once registered, the PM will formally acknowledge receipt of the grievance to the stakeholder making the complaint within 3-5 days of receiving it. The standard reply will be by email or letter, and supplemented by a phone call to the village Chief in cases when the complaint arises from the local community. The latter is important because of the low-levels of literacy among direct project beneficiaries in rural communities. This step is necessary to ensure that the stakeholder making the complaint and the project staff are aligned on the nature of the grievance, the context in which it arose and also to acknowledge any recurring features of the grievance.

The project team will also develop operational guidelines in order to establish the eligibility for the GRM. The criteria outlined in UNDP (2017) will be used. Attention will be paid to the threshold of eligibility so as to avoid locking out stakeholder grievances. The responsibility for redressing any complaint will rest with the PM. The PM may consider delegating the task of redressing less complex grievances to the APM.

Developing a response. The PM will first decide whether the grievance will meet the eligibility criteria for the GRM. If yes, a decision should be made on whether direct action is warranted or whether further investigation will be required. According to the Risk Log (Annex H), the grievances that are expected from the project should not be complex, and hence warranting direct action. Nevertheless, a clear system of complaint resolution procedures will be developed to ensure timely resolution of grievances of the stakeholders. The grievances of the stakeholders will be of different types therefore the grievance will be two-tiered:

- Project implementation related problems that are not complex (PM, PMU);

- Grievances of a more complex nature that require policy decisions (Project Board, also called Project Steering Committee) or even the direct involvement of the UNDP CO.

The PM will bring complex situations and conflicts to the attention of the Project Board and UNDP CO. Complaints that are beyond the project scope will be conveyed by PMU to relevant local or regional authorities in the project areas.

Communicating proposed response to complainant and implementation of response. A system of giving feedback will be developed to give response to all registered grievances within a delay of 14-21 days. Where agreement is reached (which is expected to be the case in this project), project staff will implement the response, and complete closure if the complaint is successfully resolved. Once some decisions/actions are taken on the complaint, the complainant will be informed about the same. If complainants are not satisfied with the proposed response to their grievance, they will be able to appeal such decisions to the Project Board (also called Project Steering Committee) and UNDP CO via mail, e-mail or the Project website.

Monitoring and evaluation: A repository of all the grievances received from the different stakeholders will be maintained by the PMU for monitoring and evaluation purposes and also for learning. All grievances and their solutions will be shared through the project website so that lessons coming out of the project are used nationally and internationally. This aspect will be facilitated through Outcome 3 relating to lessons learned and knowledge sharing. Further, this information will be used to assess trends and patterns of grievances across current and future projects, and for monitoring and evaluation purposes. The performance of the GRM will be regularly monitored. All information about the grievances and their resolution will be recorded and monitored. This data will be used to conduct in-depth analyses of complaint trends and patterns, identify potential weaknesses in the project implementation, and consider improvements. Environmental and social grievances will be reported to the GEF in the annual PIR. The full SESP screening report is included in Annex E.

Another mechanism that can be used in the project framework is the Social and Environmental Compliance Unit (SECU) and the Stakeholder Response Mechanism (SRM). The SECU investigates alleged non-compliance with UNDP’s Social and Environmental Standards and Screening Procedures from project-affected stakeholders and recommends measures to address findings of non-compliance.

The SRM helps project-affected stakeholders, UNDP’s partners (governments, NGOs, businesses) and others jointly address grievances or disputes related to the social and/or environmental impacts of UNDP-supported projects.

Affected people have a choice: They can ask SECU to pursue a compliance review examining UNDP’s compliance with UNDP social and environmental commitments, they can attempt to resolve complaints and disputes through the Stakeholder Response Mechanism or they can ask both for compliance review and for an effort to resolve their concerns.

- Monitoring and Reporting

Stakeholder engagement activities will be integrated in the regular monitoring of the project, for which the APM will be responsible, in coordination with the PM. Therefore, progress on the SEP will be reported in the M&E official report.

UNDP (2017). Stakeholder Engagement: Supplemental Guidance – Grievance Redress Mechanisms.