GEF-6 REQUEST FOR PROJECT ENDORSEMENT/APPROVAL

Project Type: Medium-sized Project

Type of Trust Fund: GEF Trust Fund

For more information about GEF, visit TheGEF.org

part i: project information

| Project Title: Micronesia Public Sector Buildings Energy Efficiency (MPSBEE) Project |  |  |  |  |
| --- | --- | --- | --- | --- |
| Country(ies): | Federated States of Micronesia | GEF Project ID: |  | 9863 |
| GEF Agency(ies): | UNDP | GEF Agency Project ID: |  | PIMS 5997 |
| Other Executing Partner(s): | In FSM: Department of Resources & Development | Submission Date: |  | 9 August 2018 |
| GEF Focal Area (s): | Climate Change | Project Duration (Months) |  | 36 |
| Integrated Approach Pilot | IAP-Cities IAP-Commodities IAP-Food Security |  | Corporate Program: SGP |  |
| Name of Parent Program | N/A | Agency Fee ($) |  | 168,766 |

- Focal Area  Strategy Framework and Other Program Strategies

| Objectives/Programs (Focal Areas, Integrated Approach Pilot, Corporate Programs) | Trust Fund | GEF Project Financing, US$ | Co-financing, US$ |
| --- | --- | --- | --- |
| CCM-1 (Program 1) | GEFTF | 1,776,484 | 3,500,000 |
| Total Project Cost |  | 1,776,484 | 5,276,484 |

- Project Description Summary

| Project Objective: Improved application of energy conserving and energy efficient techniques and practices in the design, retrofit, operation and maintenance of public sector buildings in FSM. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Finance Type | ### Project Outcomes | ### Project Outputs | ### Trust Fund | ### (In $) |  |
|  |  |  |  |  | ### GEF Project Financing | ### Co-financing |
| 1: EC&EE Policies & Regulations Improvements in Public Sector Buildings | TA | Enforcement of policies and guidance on the energy efficient and energy conserving design, retrofit, operation and maintenance of public sector buildings. | 1.1: Completed comprehensive policy research, impact analyses and assessment of applicable policies, guidelines and institutional frameworks to facilitate cost-effective applications of EC&EE technologies, techniques and practices in the buildings sector 1.2: Approved and enforced policies, guidelines, and institutional arrangements for the promotion and application of EC&EE technologies in the buildings sector. 1.3: Approved and enforced building energy efficiency guidelines that incorporate specifications for EE features and EC&EE technology applications in the design, construction, retrofit and operation of new and existing buildings. 1.4: Completed monitoring and evaluation of enforced EC&EE policies, guidelines and institutional frameworks; and approved follow-up plan for the enhancement of EC&EE policies, guidelines and programs in the buildings sector. | GEFTF | 75,000 | 150,000 |
| 2: Energy Performance Monitoring and Evaluation of Public Sector Buildings | TA | Enhanced management and monitoring of the energy performance of public sector buildings. | 2.1: Established and operational public buildings energy audit system and completed ambitious and comprehensive energy audits of major public sector buildings in each FSM state. 2.2: Established and operational public buildings energy monitoring and reporting system (EMRS), including completed capacity development and pilot program on EMRS implementation. 2.3: Established and operational public buildings energy use database, including capacity development in the operation, maintenance and use of the database. 2.4: Completed evaluation of the implemented public building energy audit system, and EMRS pilot programs, including proposed action plan for sustainability of these buildings EC&EE systems | GEFTF | 195,000 | 550,000 |
| 3: EC&EE Improvements in Public Sector Buildings | TA & INV | Increased Application of EC&EE technologies in public sector buildings and facilities | 3.1: Completed line-up of applicable building EC&EE technologies that can be feasibly implemented in selected public sector buildings; including completed designs and implementation plans of demonstrations, including feasible and applicable EC&EE technologies and techniques and practices in public sector buildings. [TA] 3.2: Successfully installed and operational systems for the implemented demonstrations of EC&EE technology applications, including documentation of the results of regular monitoring and evaluation of their operational and energy performance. [Inv] 3.3: Completed design and implementation plans for the replication and scale up of demonstrated EE technology application projects. [Inv] 3.4: Fully evaluated portfolio of follow-up EC&EE technology application projects in FSM states. [TA] | GEFTF | 1,200,000 | 1,980,000 |
| 4: EC&EE Capacity Building in Public Sector Buildings | TA | Enhanced awareness and knowledge on the cost-effective application of EC&EE technologies in public sector buildings | 4.1: Completed capacity needs assessment in the areas of sustainable energy and EC&EE of the public buildings energy end-use sector. 4.2: Completed designs of appropriate capacity development programs and associated training materials for key stakeholder groups 4.3: Conducted, evaluated (impacts and recommendations) and documented capacity development programs for the key stakeholder groups 4.4: Operational project website for the promotion and dissemination of knowledge within FSM and to other PICs/SIDS on building energy efficiency, and successful design, implementation and cost-effectiveness of the applications of EC&EE technologies and techniques in public buildings | GEFTF | 144,985 | 500,000 |
| Subtotal |  |  |  |  | 1,614,985 | 3,180,000 |
| Project Management Cost (PMC) |  |  |  |  | 161,499 | 320,000 |
| Total Project Cost |  |  |  |  | 1,776,484 | 3,500,000 |

- Confirmed Sources of Co-financing for the Project by name and by type

| Sources of Co-financing | Name of Co-financier | Type of Co-financing | Amount ($) |
| --- | --- | --- | --- |
| Recipient Government | Division of Energy, Department of Resources and Development (DE/DRD) | Grant | 3,250,000 |
|  |  | In-Kind | 200,000 |
| GEF Agency | United Nations Development Programs | Grant | 50,000 |
| Total Co-financing |  |  | 3,500,000 |

- Trust Fund  Resources Requested by Agency(ies),  Country(ies) and the Programming of Funds

| GEF Agency | Trust Fund | Country Name/Global | Focal Area | Programming of Funds | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | GEF Project Financing (a) | Agency Fee a) (b)2 | Total (c) = a+b |
| UNDP | GEFTF | FSM | Climate Change | N.A. | 1,776,484 | 168,766 | 1.945,250 |
| Total Grant Resources |  |  |  |  | 1,776,484 | 168,766 | 1.945,250 |

- Project’s Target Contributions to Global Environmental Benefits,

| Corporate Results | Replenishment Targets | Project Targets* |  |
| --- | --- | --- | --- |
| 4. Support to transformational shifts towards a low-emission and resilient development path | 750 million tons of CO2e mitigated (include both direct and indirect) | 381,479 tons CO2 |  |
| *This is sum of the estimated lifetime direct GHG emission reductions from the demonstrations and demo replications under the MPSBEE Project and the estimated lifetime consequential (indirect) GHG emission reductions based on the bottom-up approach. - f. Does the project include a “non-grant” instrument? (If non-grant instruments are used, provide an indicative calendar of expected reflows to your Agency and to the GEF/LDCF/SCCF Trust Fund) in Annex D. |  |  |

part ii:  project justification

A. Describe any Changes in Alignment of the Project Design with the Original PIF

A.1. Project Description

- The global environmental and/or adaptation problems, root causes and barriers that need to be addressed: N.A

- The baseline scenario or any associated baseline projects: N.A

- The proposed alternative scenario, GEF focal area strategies, with a brief description of expected outcomes and components of the project: Please refer to Annex E of this document.

- Incremental/additional cost reasoning and expected contributions from the baseline, the GEFTF, LDCF, SCCF,  CBIT and co-financing: N.A.

- Global environmental benefits (GEFTF) and/or adaptation benefits (LDCF/SCCF) N.A.

- Innovativeness, sustainability and potential for scaling up: N.A.

# A.2. Child Project?  If this is a child project under a program, describe how the components contribute to the overall program impact. N/A

A.3.  Stakeholders. Identify key stakeholders and elaborate on how the key stakeholders’ engagement is incorporated in the preparation and implementation of the project.  Do they include civil society organizations (yes  /no)? and indigenous peoples (yes  /no)?

As per the PIF, the project design found that the main stakeholder of the MPSBEE project is the Division of Energy–Department of Resources and Development. The other main stakeholders are the State Power Utilities (CPUC, KUA, PUC and YSPAB). The project design phase met with the other stakeholders mentioned in the GEF approved PIF and found that the government sector agencies were supportive in principle of EE. The private sector entities that were interested in EE were hardware suppliers who supply some AC units and LED lights as replacements for tubular fluorescent lamps. The private sector entities would tender to supply EE products. Together, with the relevant community organizations in the places where the EC&EE demo buildings are located, these entities will also be consulted and involved in the EC&EE technology promotions and campaigns.

A.4. Gender Equality and Women's Empowerment. Elaborate on how gender equality and women’s empowerment issues are mainstreamed into the project implementation and monitoring, taking into account the differences, needs, roles and priorities of women and men.  In addition, 1) did the project conduct a gender analysis during project preparation (yes  /no)?; 2) did the project incorporate a gender responsive project results framework, including sex-disaggregated indicators (yes  /no)?; and 3) what is the share of women and men direct beneficiaries (women 50%, men 50%)?

There were no gender-related issues that were brought up by the project proponents and stakeholders during the project design stage. However, based on experience in the implementation of EE/RE projects in other countries in the Pacific region, such issues usually only become known or become manifested during the project implementation. Considering such experiences, the following gender-related consultations and assessments on the: (1) promotion and implementation of EC&EE technology designs and applications in buildings; (2) opportunities to enhance the role and influence of women in the deployment of EC&EE technologies; and, (3) the development of gender-sensitive policies in the buildings sector in FSM, will be considered during the project inception phase. Nonetheless, considering the past experiences and lessons learned from RE/EE projects in the region, each project component includes activities that are meant to improve gender balance and women’s role in the design and implementation of EC&EE measures, and deployment of EC&EE technologies in the public sector buildings in the country. The important contributions of professional and technically-capable women in the management and implementation of such measures was taken account of in the project’s design. The implementation of the project activities will also consider the potentials for the involvement of women working in both management and technical departments of the relevant national and state agencies/institutions who can play important roles in the design, development and implementation of this GEF project.

# A.5 Risk.

During the project implementation, the risks that might prevent the project objectives from being achieved are listed in the table as follows (as per the ProDoc), which have been updated slightly from those stated in the GEF approved PIF. The indicated risks do not include climate change, or potential social and environmental risks that might prevent the project objectives from being achieved. This is because all the buildings that are to receive EE demos are well above any risk of sea level rise, do not face any risk of flooding from increased rainfall, and the buildings are already cyclone proof. It is hard to imagine any significant social impact risks to community hospitals or other government buildings in FSM. And finally, it is hard to imagine that EE demos that are primarily focused on replacing existing ACs, lighting systems, and hot water systems might end up facing any significant environmental risks.

A.6. Institutional Arrangement and Coordination.

# The implementation of the MPSBEE project will be fully coordinated with the other EC&EE projects in FSM, especially because these other projects are all under the DE/DRD. The project team (and PMO) will also coordinate with the relevant DE/DRD personnel who are in-charge of EC&EE matters, and the designated EC&EE officers of each state utilities in the implementation of their ongoing/planned EC&EE projects and state energy action plans particularly in the implementation of some of its activities related to the MPSBEE Project. This is not only meant to make use of potential synergies, implement the demonstration projects, ensure complementarity and building on best practices and lessons learned, but also to enhance these with the inclusion of incremental activities. The PMO will also coordinate the project activities implementation with the relevant stakeholders, as well as with the UNDP-Bangkok Regional Hub in Bangkok, Thailand. The UNDP Pacific Office in Fiji will be fully involved in the project implementation through participation in the various stakeholder and co-financing consultation meetings and technical workshops during project development, and in the multipartite review meetings.

# Additional Information not well elaborated at PIF Stage:

A.7 Benefits. Describe the socioeconomic benefits to be delivered by the project at the national and local levels. How do these benefits translate in supporting the achievement of global environment benefits (GEF Trust Fund) or adaptation benefits (LDCF/SCCF)?

The improved efficiency in the utilization of energy (particularly electricity) in public sector buildings is expected to bring about socio-economic benefits to at least the buildings sector of FSM. The enhanced EC&EE in the public sector buildings will be facilitated by the: (a) enforced building EC&EE guidelines that will be formulated under the project; (b) influence that the EC&EE technology application demonstrations that will be implemented; and, (c) the capacity that will be built and enhanced within the buildings sector to develop, design, implement and operate energy conserving and low carbon systems in public buildings. The removal of barriers to EC&EE will facilitate the widespread application of building energy efficiency.

At the national level, the energy use in the public sector buildings sector accounts for the highest share in the country’s energy consumption. Hence, there’s a need to make new and existing public buildings more energy efficient. As presented and discussed during the PIF stage, EC&EE technologies have the potential of being cost effective solutions in improving the energy utilization performance of public buildings. The national benefit obviously would be in energy cost savings for the national and state governments that provide the yearly annual operating budgets, through reduced electric power and fuel bills with investments that have relatively short payback periods. Such cost savings, if possible in the government budget and expenditure systems, be used in other areas that can improve the service delivery of each national/state government entity that is housed in public sector buildings in the country. Improved service provision, as a result, can help improve local businesses that are serviced by these government offices, better health services, and better education, which can lead to greater stimulation of the economy in other sectors.

The project will stimulate engagement of private sector entities that can provide technical services to public sector buildings (e.g., engineering and energy consulting companies) to sustain/maintain the EC&EE systems that public sector buildings will install and operate. There may also be some indirect socio-economic benefits that the MPSBEE Project may trigger. The demonstrations that will be carried out will involve building practitioners and the local building industry, and that can provide potential employment for qualified professional and technical women in FSM.

A.8 Knowledge Management.

The MPSBEE Project will be one that addresses the barrier related to the low level of awareness and knowledge of the buildings sector in FSM. This is basically the basis of the knowledge management This includes the concepts, principles and technologies and practices associated with energy conservation and energy efficiency (EC&EE) technologies. The expected outputs that will be delivered by the project will bring about improved awareness and attitude towards EC&EE technology applications in the public sector buildings.

Knowledge management and dissemination is a critical aspect of the MPSBEE Project. To be successful, the project will need to: (1) generate the knowledge that FSM needs to get to the next level in the application of EC&EE technologies; and, (2) ensure that this knowledge reaches a broad range of persons and is available for them to access on an ongoing basis. Thus, within the project activities are interwoven the knowledge management plan of creating critical information, documenting this information, and ensuring both in the near term and long term that key groups in society both know about this information and can access it as needed.

The KM strategy involves the monitoring/tracking, evaluating and documenting the results of the project activities, and sharing the information generated not only to the public buildings sector in FSM, but also to building practitioners in the country’s building industry, as well as to the buildings sector in other countries. Hence, part of the project activities involves the gathering of observed and recorded results of specific project activities (e.g., demonstrations, pilots, and capacity building activities), processing, analyzing and uploading them into a Public Sector Buildings Energy Database (PSBED).

Component 4 focuses on capacity development on EC&EE technologies in the public sector buildings in FSM. Hence, knowledge management is part and parcel of the MPSBEE Project design. There are a number of knowledge products will be developed under this project component. Among the key KM products is a building energy technology information sharing system that will enable sharing of latest EC&EE technology and market development information among public sector building managers/administrators in the country and in other countries particularly SIDS. The capacity development program (in-country trainings, and study tours abroad) will also produce several KM products among them are the training materials, information and training kits.

B. Description of the Consistency of the Project with:

B.1 Consistency with National Priorities. Describe the consistency of the project with national strategies and plans or reports and assessments under relevant conventions such as NAPAs, NAPs, ASGM NAPs, MIAs, NBSAPs, NCs, TNAs, NCSAs, NIPs, PRSPs, NPFE, BURs, etc.:

The MPSBEE Project is for facilitating the improved application of energy conserving and energy efficient techniques and practices in the design, retrofit, operation and maintenance of public sector buildings in FSM. It is also designed to enable the buildings sector to contribute to the achievement of the country’s EE target by 2020. As such, it is consistent with broad energy objectives and plans that are embodied in the National Energy Policy and the State Energy Action Plans. The national level energy actions focus on energy efficiency in public facilities (e.g., government buildings), energy standards for buildings, and energy awareness campaigns. The state actions are much more specific to RE and EE projects. Since the global environmental impact of the project is the reduction of GHG emissions, this project is also in line with the achievement of the commitments set in the country’s Nationally Determined Contributions (NDCs), i.e., 28% reduction of GHG emissions (2000) by 2025.

C.  Describe the budgeted m &e plan:

To track the successful completion of the project activities and delivery of the intended outputs, the continuous monitoring of project components and activities towards achieving the expected outcome and outputs will be done. This will be carried out in line with the UNDP-GEF monitoring and evaluation (M&E) system. A formal M&E Plan will be adopted during the project inception corresponding to a full-scale project to track the activities and contributions of the activities by all the project partners, in terms of both in-cash and in-kind co-financing contributions to augment the GEF funds. These M&E findings will be reported on in the project’s two in-depth independent reviews during the mid-term and towards the end of the project.

The table below shows the project’s M&E Plan. The M&E will be conducted at multiple levels. At the most basic level, the PMO will be responsible for tracking project indicators and preparing quarterly reports and initial drafts of annual project reports. The PMO will also carry out site visits to the project demos to monitor their progress. The PAB will meet at least once every six months to monitor and evaluate project progress, taking actions as necessary. In addition, a mid-term review will be conducted after about 18 months to two years of implementation and a terminal evaluation as the project is nearing its close. These evaluations will be carried out by parties who have not previously been involved with the project. The project’s M&E plan and indicators will be finalized at the time of inception.

| GEF M&E requirements | Primary responsibility | Indicative charged to the Project Budget (US$) |  | Time frame |
| --- | --- | --- | --- | --- |
|  |  | GEF grant | Co-financing |  |
| Inception Meeting/Workshop | UNDP Country Office | 5,000 | 10,000 | 2 months from project signature |
| Inception Report | Project Manager | 0 | 5,000 | 3 months from project signature |
| Standard UNDP monitoring and reporting as outlined in the UNDP POPP | UNDP CO | 0 | 0 | Quarterly, annually |
| Monitoring of indicators in project results framework | Project Manager | 0 | 16,000 | Annually |
| GEF Project Implementation Report (PIR) | Project Manager and UNDP CO and UNDP-GEF team | 0 | 0 | Annually |
| NIM Audit as per UNDP audit policies | UNDP CO | 6,000 | 16,000 | Annually |
| Lessons learned and knowledge generation | Project Manager; relevant contractors and consultants | 0 | 15,000 | Annually |
| Monitoring of environmental and social risks, and corresponding management plans | Project Manager UNDP CO | 3,000 | 20,000 | Annually |
| Addressing environmental and social grievances | Project Manager UNDP CO, UNDP BPPS as needed | 0 | 5,000 | As required |
| Project Advisory Board (PAB) meetings | PAB UNDP CO Project Manager | 0 | 15,000 | Twice yearly |
| Supervision missions | UNDP CO | 0 | 10,000 | Annually |
| Oversight missions | UNDP-GEF team | 0 | 10,000 | Annually |
| Knowledge management | Project Manager | 0 | 10,000 | Ongoing |
| GEF Secretariat learning missions/site visits | UNDP CO, Project Manager and UNDP-GEF team | 0 | 10,000 | As required |
| Mid-term GEF Tracking Tool | Project Manager, MTR consultants | 1,000 | 3,000 | Project mid-term |
| Independent Mid-term Review (MTR) and management response | UNDP CO, PMO, and UNDP-GEF team | 19,500 | 4,875 | 18 months from Inception WS |
| Terminal GEF Tracking Tool | Project Manager, TE consultants | 1,000 | 3,000 | 33 months from Inception WS |
| Independent Terminal Evaluation (TE) included in UNDP evaluation plan, and management response | UNDP CO, PMO, and UNDP-GEF team | 19,500 | 4,875 | 33 months from Inception WS |
| TOTAL indicative COST Excluding project team staff time, and UNDP staff and travel expenses |  | 55,000 (3% of GEF budget) | 157,750 |  |

PART iII:  certification by gef partner agency(ies)

- Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(s):

| Name | Position | Ministry | Date |
| --- | --- | --- | --- |
| Andrew Yatilman | Director/GEF Operational Focal Point | Office of Environment & Emergency Management | 24 April 2017 |

- GEF Agency(ies) Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for CEO endorsement under GEF-6.

| Agency Coordinator, Agency Name | Signature | Date | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Adriana Dinu Director, Sustainable Development (Environment) a.i. Executive Coordinator, Global Environmental Finance Bureau for Policy and Programme Support United Nations Development Programme |  | Aug. 9 2018 | Manuel L. Soriano Sr. Tech. Advisor Energy, Infrastructure, Transport & Technology | +66-2-304-9100 Ext 2720 | manuel.soriano@undp.org |

- GEF_CEOENDR_60

ANNEX A:  PROJECT RESULTS FRAMEWORK

See Section VI: Project Results Framework in ProDoc on page 41.

ANNEX B:  RESPONSES TO PROJECT REVIEWS (from GEF Secretariat and GEF Agencies, and Responses to Comments from Council at work program inclusion and the Convention Secretariat and STAP at PIF).

Responses to GEFSec Comments (10 July 2017)

| Comment & Response | Reference |
| --- | --- |
| 3. Does the PIF sufficiently indicate the drivers of global environmental degradation, issues of sustainability, market transformation, scaling, and innovation? |  |
| Comment: (1) Financial barrier (page 6) discusses limited private sector investment on EC&EE. Please explain how this barrier will be addressed in the proposed project. Response: Since among the main reasons for the financial barrier is the lack of understanding on how EC&EE projects are designed and implemented, the strategy would be to address this through capacity development and awareness-raising of the energy consumers. Such strategy will also be applied to the banking/finance sector, which generally lacks knowledge about the benefits of such projects, how to evaluate the viability of such projects, and how best can they provide financial services to the energy end-users in the residential, commercial/industrial and government sectors. The description of Component 4 in the PIF has been revised to clarify the proposed interventions to address the financial barriers in this proposed MSP. The proposed interventions include: (1) specific capacity needs assessment for the banking/finance sector; (2) design and conduct of a special capacity development program and associated training manuals for the banking/finance sector; (c) conduct of studies on the derisking of investments in low carbon technology application projects, and design of feasible financing schemes for financing such projects in the buildings sector; and, (d) documentation and dissemination of knowledge materials on the successful design, financing and implementation of the applications of EC&EE technologies and techniques in public buildings. | PIF: Par I, Sec. 1.3, Comp. 4 Footnote 13 |
| Comment: (2) The proposed project will focus on public buildings. Please articulate financial barriers of the investment in public building EC&EE, and how the proposed project will address. Response: In the case of lack of investment in public buildings EC&EE, this is also because of the lack of understanding and knowledge about how this will be carried out, and the weak institutional framework/arrangements that does not support the continuous promotion and implementation of EC&EE in public and private buildings. The strategy to address this is through capacity development and awareness-raising within the public buildings sector, in addition to the of the energy consumers. This is covered in Component 4 (Outputs 4.a, 4.b, and 4.d). Output 2.b (EMRS Pilot Program) in Component 2 is intended to encourage the managers/administrators of the pilot public buildings to comply with the enhanced policies and regulations on EC&EE applications in the design, construction, operation and maintenance of buildings and building services to set aside budgets for EC&EE projects in their respective buildings. This pilot program coupled with the one on building energy audits are expected to enhance the understanding and appreciation of the relevance and benefits of EC&EE measures by the public buildings authorities thereby influencing them to program (plan and provide) financing to such initiatives. Capacity building for public building managers/administrators will also include on aspects of securing financing for EC&EE measures that they want to implement. This can be guidance on optimally sequencing the programming of the implementation of EC&EE measures (i.e., starting with no cost/low cost measures; then investing savings from the previous measures to medium cost measures; then investing generated savings from medium cost measures to capital intensive measures). The financing of EC&EE initiatives in public buildings can also be through public-private partnership and use of energy service companies (ESCOs). These and other feasible modalities will be introduced to the public buildings sector energy end-users. | PIF: Part II, Sec. 1.3 Comp. 4 Comp. 2 Footnotes 10 & 11 |
| Comment: (3) Private sector (commercial and industrial) is the largest user of electricity (page 5). Please improve private sector engagement so that the scale-up/replication opportunities in private sector will be enhanced. Response: Private sector engagement will be done starting with the detailed design of the proposed GEF project. It is well recognized that the private sector will play a significant role in the implementation of the envisioned major activities of the planned project. For example, the implementation of the activities under Component 3 will involve the active participation of private sector entities, i.e., the service sector (e.g., engineering firms and building materials suppliers) in the design, planning and engineering of the building EC&EE technology application demonstrations in Pohnpei. Such entities will also be involved in the installation, operation and monitoring and evaluation of the installed systems in each demo buildings. Private commercial banks can also be the source of financing for some of the demos. These private sector entities will be more involved in the development of the design, financing and implementation plans for the replication and/or scale up of demonstrated EE technology application projects that will be implemented in other cities/towns in other states. Recognizing the fact that the private sector in FSM is currently not active and generally not “in the know” about EC&EE matters, the project will be designed to also address such issue (Component 4). To facilitate the active involvement of these private sector entities, the project will be designed to include capacity development programs that will not only enable them to become key players in the design and implementation of the project but also to encourage them to actively venture into the EC&EE business, e.g., like an energy service company (ESCO) starting with the buildings sector in FSM. | PIF: Part II, Sec 1.3, Comp 3 Footnote 12 |
| 5. Are the components in Table B sound and sufficiently clear and appropriate to achieve project objectives and the GEBs? |  |
| Comment: (1) Please improve cost-efficiency of the proposed project. The current expected GEBs is low (14.8 $/ton including indirect emission reduction). Response: Using new set of data on historical annual GHG emissions from the combustion of fossil fuels (http://data.worldbank.org/country/micronesia-fed-sts?view=chart), the potential GHG emission reductions were recalculated based on the forecast (by trend analysis) of the historical data and assuming that the distribution of fossil fuel consumption (i.e., 46% for power generation) and the distribution of electricity consumption (i.e., 50% of electricity used in the buildings sector, and that 19% of the total electricity consumption is accounted for by public buildings. Based on the new data, the potential GHG emission reduction (2018-2030) is about 80 ktons (inclusive of 10-year influence period after the end of the proposed GEF project) can be realized from the public buildings. This project is expected to influence also the entire buildings sector of the country and is estimated to generate GHG emission reductions during the entire average lifetime (20 years) of installed EE technology systems. In that regard, the estimated overall direct and consequential GHG emission reductions would be about 300.3 ktons. | PIF: Part II, Sec. 1.5 |
| Comment: (2) Please document coordination with and adoption of best practices from the Building Efficiency Accelerator of Sustainable Energy for All. Response: Before PPG Stage: The SE4All’s Building Efficiency Accelerator (BEA) can be one of the many building energy efficiency programs that the proposed GEF project can partner with. Since the proposed project will introduce an energy monitoring and reporting system, it would be worthwhile learning also from similar programs like the BEA that involves the private sector in EC&EE efforts in buildings. Moreover, since most of the demonstrations that will be implemented under the project will be in the state capital cities, dialogue meetings with the city government authorities will be organized and conducted during the PPG stage to discuss how their respective cities can learn from an international multi-stakeholder partnership and network like BEA that is devoted to helping cities and sub-national governments speed up the process of adoption of best-practice policies and implementation of projects on energy efficiency in buildings. The proposed project will facilitate private sector involvement in the EC&EE efforts in the country, starting with public buildings. The project proponents can learn from BEA how to effectively make use of the best practices in collaborative efforts between the private and public sectors both locally and globally in overcoming the barriers that have slowed progress on efficiency in the past. The BEA process of engagement in a city would be helpful for example in the assessment and prioritization of locally-appropriate policies and actions; monitoring EC&EE initiatives and documenting these and sharing the information on these including lessons learned. After PPG Stage: The SE4All’s Building Efficiency Accelerator (BEA) was one of the resources that was consulted during the PPG phase regarding the establishment of buildings energy monitoring and reporting systems. Dialogue meetings were held with relevant FSM state/city authorities during the PPG stage to ascertain the best way to utilize the resources of the BEA in the adoption of best practice policies and implementation of project on energy efficiency in buildings in each state/city. Dialogue meetings were also held with relevant private sector building energy efficiency stakeholders to ascertain and confirm their interest in supporting building energy efficiency efforts, in collaboration with the public sector stakeholders. The BEA will be one of the key building energy efficiency programs that the MPSBEE GEF project will partner with. A key part of the MPSBEE Project will be to develop, implement, monitor and publicize ambitious and comprehensive public building energy efficiency demonstration retrofits in FSM, starting with the main hospitals - the largest single energy use building of any type in each of the four states/cities of FSM. The resources linked to BEA will provide useful inputs to the work of the MPSBEE Project, and the results of the MPSBEE Project will also provide a useful case study of ambitious and comprehensive public building energy efficiency retrofits in a SIDS environment, something that is not yet showcased in the BEA case studies. The MPSBEE objective to contribute towards the FSM goal to improve energy efficiency by 50% is very closely aligned towards the BEA goal of doubling the rate of energy effeminacy improvement in the building sector by 2030. | PIF: Part II, Sec. 5 |
| 8.Is the PIF being recommended for clearance and PPG (if additional amount beyond the norm) justified? |  |
| Comment: Not at this time. Please address comments in box 3 and 5. Response: The project proponents have adequately addressed Comments 3 and 5, and therefore are looking forward to the CEO approval of the PIF. |  |

Annex C:  status of implementation of project preparation activities and the use of funds

A.  Provide detailed funding amount of the PPG activities financing status in the table below:

| PPG Grant Approved at PIF: US$ 50,000 |  |  |  |
| --- | --- | --- | --- |
| Project Preparation Activities Implemented | GEF/LDCF/SCCF Amount ($) |  |  |
|  | Budgeted Amount | Amount Spent To date | Amount Committed |
| Conduct of Studies and Surveys | 5,000 | 0 | 5000 |
| Conduct of Logical Framework Analysis (LFA) workshop | 15,000 | 5,516.40 | 9,483.6 |
| Identification and assessment of demonstrations that will be implemented in the project | 5,000 | 0 | 5000 |
| Detailed design of the project components and activities | 12,500 | 2,758.20 | 9,741.8 |
| Conduct of stakeholder and project partner coordination meetings | 2,500 | 0 | 2,500.00 |
| Preparation of the UNDP-GEF Project Document (ProDoc) and GEF CEO Endorsement Request (CER) Document | 7,500 | 0 | 7,500.00 |
| Finalization of the ProDoc and CER Document | 2,500 | 0 | 2,500.00 |
| Total | 50,000 | 8274.6 | 41,725.40 |

The PPG phase of the MPSBEE project development was carried out in accordance with the approved project implementation plan (PIP). Despite several delays that pushed the time line near towards the allowable 18 months project preparation period, the PPG exercise objective was achieved. A project development team that was set-up by the implementing partner, DE-DRD, carried out the PPG Exercise PIP. Data and information gathered by the team and supplemented heavily with stock knowledge about building EE projects, and desk top research done by the UNDP-GEF EITT Team were used in the design of the various project activities. Information about the ongoing and planned programs of the DE-DRD on EC&EE/LC technology applications in national and state-owned public buildings, were gathered, processed and analyzed to obtain a clear understanding of the current situation concerning the issues and concerns regarding the energy performance of public buildings in FSM. Plans and programs of the national and state governments on this subject, as well as those from the local buildings industry were also researched and reviewed. The discussions with the key stakeholders and project partners during the PIF development and during the PPG stages have made possible the identification of relevant issues and barriers that need to be addressed and considered in the development and implementation of the MPSBEE project. These stakeholders, including EC&EE/LC experts in the country were engaged in intensive discussions for the project development team to fully understand the nature and extent of these issues/barriers. The logical framework analysis (LFA) that was carried out by the team together with the stakeholders was mainly to verify and confirm the project results framework that was developed and presented during the PIF stage of the project development. Practically the LFA confirmed the previously defined project goal and objective and expected outcomes. Discussions with the DE-DRD, particularly regarding their technical capacity development needs, and other technological and business concerns became the basis of the demonstrations and the planned specific technical assistance in various aspects of the design and implementation of these demonstrations and potential replications. Consultations with the government institutions on quality standards were also carried out, for the design of the activities on the enhancement of existing building energy codes and standards. The discussions with the stakeholders and project partners also resulted in getting commitments for the co-financing of the baseline activities that were subsumed into the project; the government’s contribution to the funding of some of the incremental activities, as well as in the agreed project coordination mechanisms and the project implementation arrangements. The outputs of the PPG exercise were used in the detailed design of the MPSBEE project components and activities.

Annex D:  CALENDAR OF expected reflows (if non-grant instrument is used)

Provide a calendar of expected reflows to the GEF/LDCF/SCCF Trust Funds or to your Agency (and/or revolving fund that will be set up): N.A.

Annex E: Changes from the PIF

This annex shows how the detailed project design of the MPSBEE corresponds to the proposed PIF and provides details of changes. The table below, compares the outcomes and output statements in the PIF to that in the ProDoc. For each of these, there is either no change at all, or only minor changes of word choice to increase clarity. The changes made on the outputs are mainly on reorganization and restructuring to enhance clarity. Overall, in each of the project components, the changes in some of the original output statements in the PIF did not alter the theme and overall substance of the expected outcome in each project component.

| - Expected Outputs |  | - Rationale for Change in PIF Outputs/Activities in the ProDoc |
| --- | --- | --- |
| GEF-Approved PIF | - Project Document |  |
| 1.1 “regulations”; 1.2 “policy instruments, rules & regulations and standards on”; 1.3 “national building energy code and standards”; 1.4 “policies, regulations, standards” | - 1.1; 1.2; 1.3 “guidelines”; 1.3 “building energy efficiency guidelines | - There are no current applicable FSM regulations, policy instruments, rules & regulations and standards relating to public sector buildings, or any buildings. It was deemed more practical in the current context of the FSM to use a more realistic “guidelines” approach that is also compatible with the FSM being a federation of four states with considerable local autonomy, and with so few energy using new buildings that building EE guidelines are a more appropriate approach. |
| 2.1 Established and operational building energy audit system, including completed capacity development in the planning and conduct of building energy audits, and completed energy audits of selected public sector buildings. | - Established and operational public buildings energy audit system and completed deep and comprehensive energy audits of major public sector buildings in each FSM state. | - The PPG work found that past energy audits undertaken for FSM public buildings were of limited quality and utility, especially as they lacked EE ambition, and they did not cover all major building energy uses. It also found out that the technical capacity is not available in FSM. Hence for the implementation of the energy audits experienced international building EE experts will be used. These experts will provide the appropriate training to local technical personnel in DRD and the state utilities in EE upgrades and energy auditing. - Since some of the energy audit work will be carried out as part of the demo project design, part of the Component 2 budget has been reallocated to Component 3. |
| Component 3 Budget = US$ 1,000,000 | - Component 3 Budget = US$ 1,200,000 | - No significant changes in ProDoc vs GEF-Approved PIF except for the reallocation of additional GEF funds to finance the EC&EE demonstrations. The additional budget allocations are from Components 2 and 4. |
| 4.1 Completed capacity needs assessment in the areas of sustainable energy and EC&EE of each energy end-use sector, including that of the banking/finance sector. 4.2 Completed designs of appropriate capacity development programs and associated training manuals for key stakeholder groups (e.g., energy consumers, service industry and banking/finance sectors. 4.3 Completed studies for the banking/finance sector on the derisking of investments in low carbon technology application projects, and design of feasible financing schemes for financing such projects in the buildings sector. | 4.1: Completed capacity needs assessment in the areas of sustainable energy and EC&EE of the public buildings energy end-use sector. 4.2: Completed designs of appropriate capacity development programs and associated training materials for key stakeholder groups. 4.3: Conducted, evaluated (impacts and recommendations) and documented capacity development programs for the key stakeholder groups. | - Mainly restatement of the output statements in the PIF. - The PPG work found that at present and in the next 3 to 5 years the availability of finance was not a significant constraint on implementing the desired levels and coverage of EE in FSM public buildings. For now, the country can still tap the Compact Funds (with the USA) to fund the desired ambitious and comprehensive EE measures that are available, and that FSM wanted to achieve. Nonetheless, the capacity development activities in Component 4 will be designed to be something sustainable even at post-MPSBEE, covering all stakeholder groups, which may include the banking/finance sector (if necessary) towards the end of the project. - With the slight reduction in the target stakeholder group, part of the Component 4 budget has been reallocated to Component 3. |

Project ID number remains the same as the assigned PIF number.

When completing Table A, refer to the excerpts on GEF 6 Results Frameworks for GETF, LDCF and SCCF.

These are government buildings, which can be office, hospital, school and other government-owned and operated buildings. The buildings typically account for 19% of the total electricity consumption in the country. Most of the big and multi-storey buildings in the country are government buildings.

Financing type can be either investment or technical assistance.

For GEF Project Financing subtotal up to $2 million, PMC could be up to10%; above $2 million, PMC could be up to 5%. PMC should be charged proportionately to focal areas based on focal area project financing amount in Table D below.

Update the applicable indicators provided at PIF stage. Progress in programming against these targets for the projects per the Corporate Results Framework in the GEF-6 Programming Directions, will be aggregated and reported during mid-term and at the conclusion of the replenishment period.

This is also the Greenhouse Gas Emissions Mitigated under this project (0.381 million metric tons of CO2e)

For questions A.1 –A.7 in Part II, if there are no changes since PIF , no need to respond, please enter “NA” after the respective question.

For biodiversity projects, in addition to explaining the project’s consistency with the biodiversity focal area strategy, objectives and programs, please also describe which Aichi Target(s) the project will directly contribute to achieving..

As per the GEF-6 Corporate Results Framework in the GEF Programming Directions and GEF-6 Gender Core Indicators in the Gender Equality Action Plan, provide information on these specific indicators on stakeholders (including civil society organization and indigenous peoples) and gender.

Same as footnote 8 above.

Excluding project team staff time and UNDP staff time and travel expenses.

With assistance of co-funded EE/CTA

To be carried out by co-funded EEA/CTA

The costs of UNDP Country Office and UNDP-GEF Unit’s participation and time are charged to the GEF Agency Fee.

For regional and/or global projects in which participating countries are identified, OFP endorsement letters from these countries are required even though there may not be a STAR allocation associated with the project.

GEF policies encompass all managed trust funds, namely: GEFTF, LDCF, and SCCF

If at CEO Endorsement, the PPG activities have not been completed and there is a balance of unspent fund, Agencies can continue to undertake the activities up to one year of project start.  No later than one year from start of project implementation, Agencies should report this table to the GEF Secretariat on the completion of PPG activities and the amount spent for the activities.  Agencies should also report closing of PPG to Trustee in its Quarterly Report.