DEVELOPMENT BANK OF LATIN AMERICA (CAF)

PROJECT DOCUMENT

ON A

PROPOSED GLOBAL ENVIRONMENTAL FACILITY TRUST GrANT IN THE AMOUNT OF US $2.0 MILLION TO THE

FEDERACION NACIONAL DE PRODUCTORES DE PANELA

(FEDEPANELA)

FOR A PROJECT:

Transformation of Colombia´s Panela Subsector through the NAMA´s initial implementation (CPS-NAMA).

MAY 2019

Green Economy Unit

Executive Office for Environment and Climate Change

| Executive President: |  | Luis Carranza Ugarte |
| --- | --- | --- |
| Sustainable Development Vice-president: |  | Julian Suarez Migliozzi |
| Environmental and Climate Change Senior Executive: |  | René Gómez-García Palao |

CURRENCY EQUIVALENTS

(Exchange Rate Effective May 15, 2016)

Currency Unit = US$

FISCAL YEAR

January 1st - December 31st

ABBREVIATIONS AND ACRONYMS

CAF			Development Bank of Latin America

CERS			Certified Emission Reductions

CDM			Clean Development Mechanism

CORPOICA		Colombian Corporation for Agriculture Research

CPS-NAMA		Colombia Panela Sector NAMA Project

CO2			Carbon Dioxide

ECDB			Colombia Low Carbon Development Strategy

EOP			End of Project

FEDEPANELA	National Federation of Panela Producers of Colombia

GEF TF		Global Environmental Facility Trust Fund

GHG			Green House Gas

Gt			Gigatons

IDEAM	Institute of Hydrology, Meteorology and Environmental Studies of Colombia

iNDC	Intended Nationally Determined Contribution

INV			Investment

MADR		Ministry of Agriculture and Rural Development of Colombia

MADS			Ministry of Environment and Sustainable Development of Colombia

MRV			Monitoring, Report & Verification

NAMA		Nationally Appropriate Mitigation Actions

NINO			NAMA Information Note of the Colombia Panela Sector

PMC			Project Management Costs

PRODOC		Project Document

PY			Project Year

UNDP			United Nations Development Programme

UNFCC		United Nations Framework Convention on Climate Change

TABLE OF CONTENTS

I.	STRATEGIC CONTEXT	6

A.	Sectorial and Institutional Context	6

B.	Higher Level Objectives to Which the Project Contributes	9

II.	PROJECT DEVELOPMENT OBJECTIVES (PDO)	12

A.	PDO	12

B.	Project Stakeholders and Beneficiaries	12

C.	PDO (Outcome) Level Results Indicators	16

III.	PROJECT DESCRIPTION SUMMARY	16

A.	Project Rationale	17

B.	Global Benefits	17

C.	Project Components	19

D.	Project Financing	22

E.	Lessons Learned and Reflected in Project Design	22

F.	Coordination with Other Initiatives Including Other GEF Initiatives	23

G.	Incremental Cost Reasoning	25

IV.	IMPLEMENTATION	31

A.	Institutional and Implementation arrangements	31

B.	Results Monitoring and Evaluation	31

V.	INNOVATIVENESS, UP-SCALING AND SUSTAINABILITY	33

VI.	KEY RISKS AND EXPLANATION OF KEY RISKS	36

VII.	SUMMARY PROJECT ANALYSES	37

A.	Economic and Financial Analysis (if applicable)	37

B.	Technical	38

C.	Financial Management	38

D.	Procurement	39

E.	Environmental and Social (Including CAF Safeguards)	39

F.	Gender Mainstreaming	39

G.	Stakeholder and Civil Society Participation	40

Annex 1: Results Framework	42

Annex 2: Detailed Project Description	56

Annex 3: Summarized Project Implementation Schedule	62

Annex 4: Incremental Cost Matrix	64

Annex 5: Implementation Arrangements	68

Annex 6: Budgeted Monitoring & Evaluation Work Plan	75

Annex 7: Endorsement by GEF Focal Point	77

PROJECT DATASHEET

Countries:	Republic of Colombia

Project Title:	Transformation of Colombia´s Panela Subsector through the NAMA´s Initial implementation (CPS-NAMA).

GEF Project ID:			9581

CAF Project ID:			CAF02/GEF9581

GEF Agency:				Development Bank of Latin America (CAF)

Project Executing Organization:	National Federation of Panela Producers (FEDEPANELA)

Other Executing Partners:	Ministry of Environment and Sustainable Development

GEF Focal Area:			Climate Change

GEF Strategic Objective:		CCM-1 Program 1, CCM-2 Program 4

CAF Priority				Environmental Sustainability and Climate Change

Duration:				36 months

Estimated Starting Date: 		July 2019

Estimated Completion:		June, 2022

Financing Plan:								USD		%

GEF Allocation:			2.0M		1.74		Co-financing:

Government (In Kind)		7.55M		6.59

CAF (In Kind)			0.200M	0.174							FEDEPANELA (In Kind)  	0.100M	0.087

FINAGRO			104.72		91.41

Sub-Total Co-Financing		112.582M

Total Project Budget			114.582M	100%

| Estimated Disbursements (CAF FY/US$M) | FY1 | FY2 | FY3 | Total |
| --- | --- | --- | --- | --- |
| Annual | 0.50 | 1.00 | 0.50 | 2.0 |
| Cumulative | 0.50 | 1.50 | 2.00 | 2.0 |

# STRATEGIC CONTEXT

## Sectorial and Institutional Context

- Colombia is the world’s second largest producer of panela (raw whole cane sugar) after India. The production of panela ranks second in the country’s importance after coffee production, both for the area cultivated and for employment, constituting about 12% of the economically active rural population of Colombia. This figure includes 70,000 families in different links of the production chain grouped into 70,000 production units, 22,000 sugar mills in 175 municipal governments in 14 of the country’s departments, with 223,000 hectares planted in sugarcane, producing 1.5 million tons of panela per year, generating 150,000 jobs per year and contributing 3 billion Colombian pesos to the economy annually. A socioeconomic analysis of the target population identified that 88.7% of panela producers are small producers with less than 5 ha of cane and average incomes less than $ 30 million Colombian pesos per year.

- There is a high rate of desertion by panela-producing families from rural production areas because of the lack of employment guarantees and direct threats related to the armed conflict, violence, discrimination or intimidation. Insecurity in some regions prevented them from having access to essential services, to farm their land, sell their products or reach markets while disrupted access to health care, water supply, education and other basic services, thus generating high levels of poverty among the project's target population. The inclusion of women is central to the work of grinding, especially for the jobs of food preparation and in some villages where there is greater presence of smallholdings, they also collaborate in tasks related to the direct production of panela, such as cane lifters, mill workers or cooks due to lack of manpower in the regions, having an almost 16% participation in the activity. In recent years, due to the incursion into niche markets with products derived from Panela, women now participate in the development of packaging and traceability controls of the marketed products. Women are also responsible for the accounting functions of agribusinesses and have taken active participation in decision-making. Almost 30% of all female producers and heads of households are now linked to the activity, thus promoting gender equity in the subsector.

- Even though there are no specific studies available on the effects of panela production on the liberation of GHG, there are related studies that may be cited. According to studies conducted in Brazil by Barretto de Figueiredo et al., (2010), for example, 241 kg of carbon dioxide equivalent was liberated into the atmosphere for each ton of sugar produced (2,406 kg of carbon dioxide equivalent per hectare grown, and 26.5 kg of carbon dioxide equivalent per ton of processed cane). The largest part of the total emission (44%) was as a result of the combustion residues; about 20% as a consequence of the use of synthetic fertilizers, and about 18% from the burning of fossil fuels. According to figures from the Federation of Panela Producers of Colombia (Fedepanela, 2106), every 1.6 Ton of Panela produced in the country generate 5.7 tons of residual bagasse, meaning that the 1’500,000 Tons of Panela produced in a year in Colombia, generate approximately 5’343,750 tons of residual bagasse; with each mill having been initially roughly estimated to have a mitigation potential of 521 TCO2e/year, based on rough and inaccurate estimates. This amount, however, has been precisely recalculated for heat recirculators and elimination of diesel engines in recent studies conducted in January 2018 by ONF ANDINA and reconfirmed by the Ministry of Environment and Sustainable Development of Colombia, with the actual mitigation potential per mill being 85 TCO2e/year, calculated against the introduction of heat recirculators and the elimination of diesel engines, and based on recent studies conducted by ONF-ANDINA in 2018. The residual bagasse is disposed outdoors for 30 days so it can lose humidity and then use in the mill burner, releasing a considerable amount of methane to the atmosphere during this time. To this end, significant GHG are produced, in addition to producing a series of negative environmental and socio-economic impacts. Among the main causes are the felling of trees for the creation of production plots, the use of agro-chemicals, the use of tires and wood as fuel, which have very low combustion efficiencies and heat transfer, requiring large quantities of tires and wood, and finally the generation of bagasse from the process.

- According to Fedepanela, in Colombia cane is grown with the use of nitrogenous fertilizers without any prior soil analysis to determine what types and amounts of fertilizers may be most suitable. However, only 20% of the country’s Panela production uses chemical-based nitrogenous fertilizers. Likewise, about 80% of the Panela production units are located on slopes, generating loss of soil resistance, landslides, and loss of crops due to the current seeding and crop cutting processes developed by farmers. Furthermore, internal combustion engines are used in the extraction of cane juice. These motors are not maintained as required, resulting in incomplete combustion with the release of gases and vapours that are highly polluting, as well as large quantities of volatile solids and particles.

- Once the cane juice is extracted, it is boiled until Panela is produced, with this phase producing the largest quantity of GHG due to the incomplete combustion of moist bagasse in the fuel chamber of the oven, requiring the use of supplemental fuel sources such as wood, tires, and mineral carbon. According to Fedepanela, traditional ovens used in the Panela process require 1-2 kilos of firewood for every kilo of Panela produced.  Due to high demand and low availability of firewood, the recycled rubber tires used are acquired mainly in Bogotá (UNDP, 2010) in order to reach the high temperatures required in the ovens to accelerate the boiling and evaporation process. It is estimated that more than 80% of the mills in the country use supplemental fuels in the grinding process, thus producing a series of toxic gases including carbon monoxide, Sulphur Dioxide, nitrogen oxide, water vapour, and particulate material, which affect the families of the same producers, who are normally located near to the agro-industrial unit. Additionally, due to the inefficient combustion of the ovens, the heat generated from the process is lost through the walls of the system chimney, resulting in substantial energy loss that could have been used in the production process, reducing the consumption of fuel and the cost of production.

- In addition to the firewood demand for the ovens, there is also a demand for natural binders used in the cane juice sedimentation process. The plants that are mostly used for the clarification of the juices are the balso (Heliocarpusamericanus L.), the cadillo negro (Triumfettalappula L.), cadillo blanco (Triumfettamollisima L.), guásimo (Guazumaulmifolia Lam), cadillo de mula (PavoniaspinifexCav), juan blanco (HemistylismacrostachisWedd) and the san joaquín (Malvaviscuspenduliflorus Oc). In the majority of the panela areas of the country, these plants are threatened due to permanent and irrational use, increasing both their economic and environmental costs.  Consistent with this, deforestation is evident in areas surrounding the mills and watersheds that have not been replenished, since there has been no reforestation initiative or sustainability policies targeting these timber resources used by the panela sector.

- Moreover, the production process also uses large volumes of water for washing boiling pots and utensils for molds, disposing of the waste water in nearby rivers or directly to the soil with no prior treatment, contaminating the adjacent watersheds. Most mills do not have any kind of waste treatment facilities. Finally, because of its high water content, the residual bagasse requires drying for a period of at least one month before its subsequent use in ovens, generating significant emissions of methane.

The table below indicates other socioeconomic and environmental impacts caused by the poor production process of panela in Colombia.

| PROBLEM | CAUSE |
| --- | --- |
| Low cane yields per unit area (on average 4 tons of panela / ha - year) in crops of small producers of panela. | Poor process of transfer and adoption of technologies developed by CORPOICA CIMPA and other research led by Fedepanela. |
| Improved varieties of cane not used. Some production crops are over 20 years old. The lack of expertise applying chemical and/or organic fertilizers | Low supply of plant material from seed banks that help to renew the seed stock and reduce the average age of the primary seed material. Presence of pests and diseases that reduce the productivity of the crops. |
| Low juice extraction yields and low efficiency of the panela processing equipment. | The critical point of low efficiency resides in the use of motors. |
| Negative effects of panela activities on the environment and human health, especially in the industrial phase. | The transfer of clean or appropriate technologies for the production process is not conducted. |
| Scarce organizational development culture | Weakness of labor organizations and strengthening needed for greater coordination with the actors in the production chain. |
| A production system with low availability of skilled labor in the production and marketing process, limiting the overall development of farming families. | Producer organizations lack sustainability considerations from the moment of their creation. |
| Social breakdown due to lack of opportunities for human development. | The lack of transfers of technological progress has hindered professional development and the abilities of producer families. |
| Low level of social development indicated in the Human Development Index (HDI) and high levels of Dissatisfaction with Basic Necessities (DBN). | Limited development opportunities for women and youth who participate in the production process. The social planning of the sector is weak and reactive, and lacks continuity of projects and programs geared towards integral human development. |

- As seen in the environmental situation posed, the problems of the panela sector are caused by various factors, including the lack of boundaries and planning for the exploitation of natural resources, a poor ability to enforce regulations for their management and use, and the desire of the population (producers) to seek economic gain rather than environmental sustainability and product quality. Also, clinging to traditional customs in the use of wood as a fuel source and unethical environmental practices adversely affect the possibility of a harmonious development that incorporates producers, consumers, and in general, the inhabitants of the region, for the building of a sustainable culture.

- Finally, it is important to note that at this time in the country, the recent peace accord with the FARC guerrillas has created a new enabling environment where projects such as the panela NAMA may be promoted in this post-conflict era, given the important connotation of the Project in sustainable rural and low carbon development, which will certainly contribute to the growth of the rural economy in Colombia.

## Higher Level Objectives to Which the Project Contributes

Value-Added of CAF

- The project objectives are aligned with CAF’s Mitigation Program and CAF’s agenda for Environmental Sustainability and Climate Change under its Integrated Vision for Sustainable Development. CAF plays a key role in climate change abatement, and in the promotion of renewable and sustainable energy sources. Since 1999, the Institution established its Latin American Climate Change Program – PLAC (for its acronyms in Spanish). The activities undertaken by the program target actions related to the severe problem of climate change phenomena and their impacts. CAF supported the establishment and strengthening of institutions in an effort to integrate both the public and private sectors of the countries in the region into emerging activities that entail Greenhouse Gases (GHG) emission reductions markets through the Clean Development Mechanism (CDM), and within the scope of the United Nations’ Framework Convention on Climate Change (UNFCCC). As PLAC strengthened its lines of action, CAF positioned itself as a leading regional development bank in the GHG emission reduction market in Latin America. Two high-ranking GHG emission reduction purchase and sale arrangements were articulated by CAF: i) The CAF-Netherlands CDM Facility, accounting for ten million tons of GHG, and ii) the Ibero-American Carbon Initiative between CAF and the Spanish Government, accounting for nine million tons of GHG.

- Through the CAF-Netherlands CDM Facility and the Ibero-American Carbon Initiative, CAF promoted CDM project in the LAC region. Projects that achieved reductions of 12.1 million tons of CO2, all of them coming from the Latin American region and represented additional revenues in the projects for around EUR 120 million.  After the first commitment period of the Kyoto Protocol, CAF made a review of the scope of PLAC and as a result of this review, launched a new program with a broad approach for Adaptation and Mitigation.  CAF also manages the Latin American Program on Climate Change Fund, which focuses on mitigation of climate change, adaptation to climate change and carbon markets. Specifically, CAF has been instrumental in the development of policy instruments for the mitigation of greenhouse gases, nationally appropriate mitigation actions (NAMA) in the sectors of municipal solid waste, agriculture, the refrigeration industry, for energy efficiency on the demand side, and in power generation using biomass residues.

- Consistent with the above, CAF is a strategic partner for the government of Colombia to build local and national capacities needed to achieve the sustainable development goals. The low carbon development path, increasing resilience to face the effects of global climate change and the sustainable use of natural resources are key initiatives CAF is currently working with the cross section of public and private sectors and partnered, among others, with the of Ministries of Environment, Energy, Agriculture, Trade and Finance in Colombia. CAF has a unique present and past record in supporting and implementing projects, programs and financial operations not only aimed for a single country, but to enhance sound regional integration between CAF country members.

- CAF´s success in the region is linked to 46 years of work with governments, private sector and social organizations at regional, national and local levels, complying successfully with CAF´s mission to promote sustainable development and integration in partnership with country members. Specifically, current and recent related investments implemented by CAF in Colombia include the Improvement of water supply and sanitation systems for 109 municipalities in the country (COL/00133) and the Bio-trade Andean Program in Colombia, Ecuador and Peru, the CAF Climate Change Vulnerability index project for Latin America, and the CAF Credit Line for Green Business and Energy Efficiency Program for Financial Institutions in Latin America. Furthermore, the project is aligned with CAF’s commitment to the Sustainable Development Goals and its goals to eliminate extreme poverty by offering an innovative approach to strengthen the climate resilience of key economic sectors and foster knowledge and technology transfer across countries.

Consistency with National Priorities

- The Conference of the Parties (COP) of the UN Framework Convention on Climate Change (UNFCCC), in the Bali Action Plan of 2007, called on developing countries to deepen efforts by implementing Nationally Appropriate Mitigation Actions (NAMAs). During the Cancun Agreements (2010), the Conference of the Parties added that NAMAs should divert GHG emissions from the trends seen in developing countries. However, it is important to note that there is no international agreement that determines the definition, scope, mode of operation, the applicability or eligibility of NAMAs. In this context, the NAMA is much more flexible than other instruments of the Clean Development Mechanisms (CDM). The main difference is that NAMAs, unlike the CDM, do not aim to issue and sell Certified Emission Reductions (CERs). In short, the NAMAs are policies, regulations, programs or other actions that reduce GHG emissions from their trend levels or ‘business as usual’ (BAU), and in turn contribute to achieving the country’s sustainable development goals. Currently, there is no approval process common to all countries, nor are there methodologies for baselines, monitoring, reporting and verifying of emissions established for NAMAs.

- At the national level, NAMAs are framed within the national climate change policy and specifically, within the Colombian Strategy for Low Carbon Development. This strategy is being implemented since 2011, and its objectives are to support the different sectors in the formulation and implementation of sector plans to mitigate climate change, and the establishment of a system of reporting and monitoring through the development of studies for decision making and capacity building and strengthening.

- The current proposal for the GEF project is part of a NAMA project, according to the classification proposed by MADS. This NAMA group is defined as follows: “they are mitigation actions at the sector or sub-sector level that are replicable and scalable to the national level. Although they may initially be formulated and implemented through pilot projects, the NAMA should be formulated to be a sector or sub-sector action and its scope must be broader than those of a project," mutually complementing one another.

The main elements of building a NAMA are:

- Definition of a baseline and abatement potential, the presentation of which should be more flexible than the CDM.

- Implementation time.

- Other benefits and contribution to sustainable development.

- Monitoring and Reporting; the system must be simple and as clear as possible.

- Support the national government and consistent with development priorities.

- Identification of risks and barriers.

- Costs, required support, and financing.

- The proposed Project complements the ‘NAMA Information Note (NINO)’ developed in 2015 by the teams from the Colombia Low Carbon Development Strategy, MADS, MADR and Fedepanela, and with the ‘Estrategia de desarrollo baja en emisiones para la cadena de producción de la panela en Colombia (NAMA Panela)’ – Low Emission Development Strategy for the Panela Production Chain in Colombia - developed by ONF-Andina in 2018 and funded by CAF, and adopted by MADS. Additionally, this project is consistent with the country’s commitments as illustrated by its signing of the Paris Agreement on the 22nd April 2016 and prior submission of its Intended Nationally Determined Contribution (iNDC) in September 2015. Within the framework of the Paris Agreement, Colombia committed to the progressive reduction of national emissions of greenhouse gases by 20% (and up to 30% conditioned) with respect to projected emissions by the year 2030. Furthermore, the Panela NAMA is consistent with the National REDD+ Strategy, and is part of Colombia’s Agricultural Sector Mitigation Implementation Plan, therefore the project will contribute directly to NDC goals at both the sector level and the national level.

# PROJECT DEVELOPMENT OBJECTIVES (PDO)

## PDO

The overall objective of the project is “Contribute to the implementation of the NAMA through the productive and technological transformation of the Panela sub- sector”.

## Project Stakeholders and Beneficiaries

- The identification and engagement of stakeholders during project preparation was guided by those who could have the most relevant and direct impact on project activities and outcomes, as well as those who will be direct project beneficiaries. Specifically identified were different levels of government (e.g., relevant sectorial ministries and regional governments), relevant sectorial institutions, research and academic institutions (e.g., CORPOICA), and Panela producers through their membership with Fedepanela.

- The CPS-NAMA primary Focal Point will be the Climate Change Directorate of the Ministry of Environment and Sustainable Development (MADS). This directorate is tasked with following mitigation actions including conservation and sustainable use of environmental goods and services such as climate regulation and water supply, which aims to integrate management of forestry resources, strategic ecosystems and agro biodiversity, management of climate change mitigation services and support for CDM projects; and, environmental sustainability of domestic production, which seeks development in the management of alternative systems of sustainable agricultural production, promotion of organic production, environmental management for agricultural production and efficient use of land and irrigation. In addition, the Climate Change Directorate is starting a program of "Climate Services" in which it is expected that producers associated with the panela NAMA can be integrated in order to achieve an interactive report on hydro-meteorological conditions with the IDEAM (Colombian Institute of Hydrology, Meteorology and Environmental Studies).

- Another important stakeholder in the CPS-NAMA Project is the Ministry of Agriculture and Rural Development (MADR), which has direct responsibility for the formulation of policies on agriculture, forestry, and fisheries. It coordinates activities of organizations from the productive sectors, in accordance with Law 811 of 2003. In the particular case of the production by the panela subsector, the Ministry, in the process of formulating productive chains, recognizes the Panela Production Chain Organization as the interlocutor for the implementation of the policy of this subsector, in an effort to boost markets and generate multiple guarantees of production. This level of commitment displayed by MADR creates a suitable enabling environment for the CPS-NAMA to be effectively implemented.

- Project execution will be led by Fedepanela, which is a national trade organization committed to research and technological, economic, social and environmental development of the panela sub-sector, with strong influence on public policies. Fedepanela strives to protect the well-being of its membership at all times, and manages public and private resources to help improve the quality of life of its membership. With the support of its membership, Fedepanela has prioritized energy and environmental improvements in their strategic plans that lead to the formulation of policies and regulations that are favorable to panela producers, and has advanced a series of processes with regional and national public institutions for attaining co-financing resources. Fedepanela has the technical and operational capacity to implement the process of technological adoption, by providing a functional linkage between the technical experts and the Panela producers in the field.

- Panela producers of forty (40) production units in six (6) Departments, as prioritized in the Low Emission Development Strategy for the Panela Production Chain in Colombia of 2018, will benefit directly from enhanced technology transfer and training for Panela production. The 6 departments prioritized are: Cundinamarca, Nariño, Cauca, Boyacá, Antioquia, and Santander.  Staff from sector ministries at the national and Department level and Fedepanela extension staff will also benefit from capacity strengthening through improved governance and sustainability of Panela production, economic opportunities and improved livelihoods for men and women in the 6 Departments of the country, and reduced deforestation resulting from the introduction of efficient motors which reduce the use of firewood in burners and mills used in Panela production. At the global level, benefits will be derived from reduced Greenhouse Gas (GHG) emissions. The productive sector in Colombia will also benefit from a 2.0 million dollars line of credit to be made available to farmers by CAF, in efforts to up-scale the technology transfer and adoption achieved by the CPS-NAMA project, and thus an important vehicle in support of the sustainability of project outcomes as well. Additionally access to financing for sustainable panela production, in the amount of US$100,520,054 will be made available via FINAGRO, a secondary-level bank at the service of the agriculture sector in Colombia, and will finance primarily the upscaling of proposed results under Components 1 & 2 of the project.

- Table 1 below attempts to illustrate the results of a stakeholder mapping exercise conducted to identify key project stakeholders, their present relevance or role in the project’s area of influence, and the potential impact they may have during and beyond project implementation. While one Ministry of Government will be the key Project Focal Point Ministry, proposed project activities will require that the project liaise with other ministries, regional governments,  and research institutions where appropriate and relevant to the delivery of project outputs and outcomes.

Table 1A: Primary Stakeholders and Beneficiaries of the Project

| Stakeholders | Relevance to CPS-NAMA | Potential Impact | Synergies with CPS-NAMA | Potential Contribution or Support to CPS-NAMA |
| --- | --- | --- | --- | --- |
| National Government Institutions |  |  |  |  |
| Climate Change Directorate of the Ministry of Environment and Sustainable Development (MADS) | GEF Operational Focal Point and Project Focal Point Ministry Lead liaison to the CPS-NAMA Project, with direct responsibility for implementation of Colombia’s Clean Development Mechanism (CDM) and NAMAs. | HIGH | Policy directives and facilitation of local project events and processes. Ensures alignment of project outputs with national policy priorities. Institutional coordination of project counterparts at the national level. | Provision of co-financing and participation of technical staff in workshops, training, and tools development. Provision of project oversight through participation on National Steering Committee (NSC). Institutionalization of project results and lessons learned to allow for up-scaling, replication and sustainability. |
| Ministry of Agriculture and Rural Development (MADR) | Direct responsibility for developing the guidelines for the formulation of plans for agricultural technical assistance and technology transfer in the agriculture sector. | HIGH | Ensures alignment of project outputs with national policy priorities in agriculture including technology transfer. | Provision of co-financing and participation of technical staff in workshops, training, and tools development. Oversight through participation on national committee. Institutionalization of project results and lessons learned to allow for up-scaling, replication and sustainability. |
| Regional Government Institutions |  |  |  |  |
| Department of Cauca | Decentralized arm of the national government, with constitutional responsibility for department-level development plans, and the management of natural resources and the environment at the department level. | MEDIUM | A key partner in ensuring delivery and alignment of project interventions and outputs at the Departmental level. | Provision of co-financing and participation in NSC and in workshops, training, and in application of new technologies for Panela production in the Department of Cauca. |
| Departament of Cundinamarca | Decentralized arm of the national government, with constitutional responsibility for department-level development plans, and the management of natural resources and the environment at the department level. | MEDIUM | A key partner in ensuring delivery and alignment of project interventions and outputs at the Departmental level. | Provision of co-financing and participation in NSC and in workshops, training, and in application of new technologies for Panela production in the Department of Cundinamarca. |
| Departament of Nariño | Decentralized arm of the national government, with constitutional responsibility for department-level development plans, and the management of natural resources and the environment at the department level. | MEDIUM | A key partner in ensuring delivery and alignment of project interventions and outputs at the Departmental level. | Provision of co-financing and participation in NSC and in workshops, training, and in application of new technologies for Panela production in the Department of Nariño. |
| Department of Boyacá | Decentralized arm of the national government, with constitutional responsibility for department-level development plans, and the management of natural resources and the environment at the department level. | MEDIUM | A key partner in ensuring delivery and alignment of project interventions and outputs at the Departmental level. | Provision of co-financing and participation in NSC and in workshops, training, and in application of new technologies for Panela production in the Department of Boyacá. |
| Departament of Antioquia | Decentralized arm of the national government, with constitutional responsibility for department-level development plans, and the management of natural resources and the environment at the department level. | MEDIUM | A key partner in ensuring delivery and alignment of project interventions and outputs at the Departmental level. | Provision of co-financing and participation in NSC and in workshops, training, and in application of new technologies for Panela production in the Department of Antioquia. |
| Departament of Santander | Decentralized arm of the national government, with constitutional responsibility for department-level development plans, and the management of natural resources and the environment at the department level. | MEDIUM | A key partner in ensuring delivery and alignment of project interventions and outputs at the Departmental level. | Provision of co-financing and participation in NSC and in workshops, training, and in application of new technologies for Panela production in the Department of Santander. |
| Private Sector Organizations |  |  |  |  |
| National Federation of Panela Producers (Fedepanela) | National trade organization committed to research and technological, economic, social and environmental development of the panela sub-sector. Represents the interests of Panela producers (primary beneficiaries) in the country, including all those to benefit from the CPS-NAMA project. | HIGH | Primary project executing agency with responsibility for day-to-day oversight and delivery of all project activities, procurement, financial management, and reporting. | Provision of project execution support and source of project co-financing. Key leader in the transfer, adoption and institutionalization of alternative technologies in the Panela sector in Colombia. |
| FINAGRO (Fondo para el financiamiento del sector agropecuario) | Will provide financing mechanism necessary to expand, replicate and upscale technological transformation and improvements in production practices, during project implementation and after project completion. | HIGH | Credit line to be provided by FINAGRO aligns perfectly with the objectives of components 1 & 2 of the project. | Provision of co-financing through loans to panela producers, and participation of technical staff in Technical Advisory Committee. |
| Academia & Research Organizations |  |  |  |  |
| Colombian Corporation for Agriculture Research (CORPOICA) | Generates scientific knowledge and develops agricultural technologies through research, technology adaptation and transfer, and provides technical assistance for improving production competitiveness, equitable distribution of the benefits of technology, and the sustainable use of natural resources. | MEDIUM | Technical assistance to develop demonstration strategies for alternative technology interventions in Panela production. | Participate in all technical workshops to develop and demonstrate alternative Panela production technologies with farmers in participating Departments. |

## PDO (Outcome) Level Results Indicators

- PDO Indicator 1: Strategies implemented to mitigate Greenhouse Gases and pollutants emanating from Panela production.

- PDO Indicator 2: Capacity enhanced for NAMA Implementation by the Panela Sector.

- PDO Indicator 3: MRV System of the Panela NAMA validated.

- GEF-7 Core Indicators & Sub-Indicators applicable to this project

| GEF-7 Core Indicator | Global Target | GEF-7 Sub-Indicator | Project Target |
| --- | --- | --- | --- |
| - Greenhouse gas emissions mitigated (metric tons of carbon dioxide equivalent) | 1,500 MtCO2e | 6.1 Carbon sequestered or emissions avoided in the sector of agricultural, forestry and other land use | 205,766 MtCO2 eq |
| - Number of direct beneficiaries disaggregated by gender as co-benefit of GEF investment | n/a but will be monitored | Number of women working on cattle ranches and benefitting directly from the project Number of men cattle ranchers working with women and benefitting directly from the project | No. of women: 64 No. of men: 96 |

# PROJECT DESCRIPTION SUMMARY

## Project Rationale

- Consistent with the Sectorial and Institutional Context described above, the CPS-NAMA project is conceptualized and designed on the understanding that every 1.5 Ton of Panela produced in Colombia generate 5.7 tons of residual bagasse, with an annual generation of approximately 5’343,750 tons of residual bagasse each year, producing significant GHGs. Each mill used in the Panela production process has been estimated to have a mitigation potential of 85 TCO2e/year, calculated against the introduction of heat recirculators and the elimination of diesel engines, and based on recent studies conducted by ONF-ANDINA in 2018. Associated with this process is the felling of trees for the creation of production plots, the use of agro-chemicals, the use of tires and wood as fuel, which have very low combustion efficiencies and heat transfer, requiring large quantities of tires and wood, the generation of bagasse, and the use of nitrogenous fertilizers without any prior soil analysis to determine what types and amounts of fertilizers may be most suitable, farming on slopes, generating loss of soil resistance, landslides, and loss of crops, incomplete combustion from internal combustion engines which result in incomplete combustion with the release of gases and vapours that are highly polluting, as well as large quantities of volatile solids and particles, and finally, the production of GHG due to the incomplete combustion of moist bagasse in the fuel chamber of the oven.

- The CPS-NAMA Project seeks to support interventions to scale back the production of GHGs through a series of alternative technology transfers, improvements in Panela production practices, the restoration of natural systems, capacity building, and validation of a Monitoring, Reporting and Verification system for Panela production, as presented in the Low Emission Development Strategy for the Panela Production Chain in Colombia (2018). The project addresses the objectives of Program 1 of the GEF Strategy for Climate Change Mitigation (CCM1) and the objectives of Program 4 of the GEF Strategy for Climate Change Mitigation (CCM 2), as are further described in project components and other sections of this Project Document.

## Global Benefits

- This project quantifies the reduction of GHG emissions at approximately 205,766 tons of CO2 eq (Lifetime direct GHG emissions avoided during implementation of the project  (2019-2021) + Lifetime direct GHG emissions avoided during post project (2022-2030) + Lifetime indirect GHG emissions avoided) and includes 40 panela production units in 6 departments of the country, and includes estimates of mitigation generated from a replication factor of 10, being an additional 400 units through to 2030. In order to establish the project replication strategy, a technology management model will be designed in a participatory manner that will integrate technological, socio-economic, organizational and institutional aspects.   During the process of diagnostic, design, adjustment, evaluation and transfer, all efforts will be made to ensure that the community participates in all considerations of the technological offer and takes ownership of it, thus allowing for a greater probability of adoption of the technology by some of the other production units in the project intervention areas.

- More precisely, the Project proposes the following through the operating GEF programs:

CCM1: Promote the Transfer of Technology of Innovation, and Supportive Policies and Strategies. Program 1: Promote timely development, demonstration and financing of low-carbon technologies and mitigation options.

- Components 1, 2 and 3 of the project address the objectives of Program 1 of the GEF Strategy for Climate Change Mitigation (CCM1). On the basis of the anticipated outputs of the project, a reduction in the emissions from panela production will be obtained through technological innovation of the agro-industrial process, the implementation of good environmental practices, and the demonstration of new technologies and procedures. Specifically, a projected reduction of 85 TCO2/yr/mill is anticipated through the recirculation of 50% of the heat that is lost through the chimneys, which will be re-injected into the system for the evaporation of excess water and for concentrating the cane juice. This recirculation is achieved using a heat exchange system in the ducts of the chimney, which facilitates the re-injection into the system at the point of combustion. In this manner, the thermal efficiency of the system can be increased by at least 20%, reducing the need for supplemental fuel such as firewood, considering the fact that bagasse will be used as the primary fuel source, thus offsetting the CO2 which would have otherwise be produced from burning firewood and tires. This technology does not require any drastic changes to the current production, and can be easily adapted to the ovens currently used. The project will conduct investments in the renovation of combustion motors to electric motors, with the objective of reducing by 100% the number of establishments that operate their mills with diesel motors within the project intervention areas. The conversion to electric motors will mean a reduction of CO2 emission as a result of a positive conversion to electric motors. The 85 TCO2/yr/mill referred to above, therefore is based on savings to be delivered through heat recirculation and the elimination of diesel engines.

- Likewise, project investments in the building of capacity to induce transformative changes in technology for the production of panela will be indispensable for demonstration purposes in the panela NAMA, as well as relevant sector policies, regulatory frameworks, financing mechanisms and incentive programs that will ensure a significant contribution to reducing emissions by the panela sector in Colombia.

CCM 2: Demonstrate Systemic Impacts of Mitigation Options. Program 4: Promote conservation and the enhancement of carbon stocks in forests and other land uses, and support climate smart agriculture.

- The objectives of Program 4 of the GEF Strategy for Climate Change Mitigation (CCM 2) will be addressed by project initiatives that are focused on linking good agro-industrial practices with social and environmental responsibility, and implementing a technical support plan to facilitate the adoption of the new technological system and its replication. Specifically, the project aims to contribute significantly to increased carbon stocks in panela production areas through forest conservation, the restoration of degraded ecosystems, the sustainable use of ecosystems considered as carbon sinks and CO2 uptake through the renewal and repopulation of  panela cane plots. Soil Management Plans and Forest Restoration Plans will be key tools in achieving these goals. Traditionally, reforestation has been seen as the principal tool for ecological restoration, however, it has now been demonstrated that a more integrated approach at the ecosystems level is required, geared at restoring ecosystem processes through comprehensive restoration programs. Likewise, the project will work on the adoption of environmentally friendly farming techniques by demonstrating the effective use of nitrogenous fertilizers based on plot-specific soil studies, and renewal and repopulation of sugar cane strains adapted to each production area, which will increase the density of planting and associated CO2 uptake without affecting crop productivity.

- This project also is aligned with the GEF-7 Core Indicator 6: ‘Greenhouse gas emissions mitigated (metric tons of carbon dioxide equivalent)’ and its corresponding Sub-Indicator 6.1 Carbon sequestered or emissions avoided in the sector of agricultural, forestry and other land use. The project’s target  is 205,766 tons of CO2 eq. While the mitigation target mentioned here represents anticipated savings primarily from heat recirculation and the elimination of diesel engines, the project proposes other actions that may have associated reductions (AFOLU). However, it is necessary to carry out the relevant actions in order to obtain information that will allow for a precise quantification of the anticipated reductions in emission associated with AFOLU. The baseline information needed for these calculations are not yet available, thus the reason why the Core Indicator was limited to that dealing with savings from changes to heat recirculation and diesel engines only. The project’s Results Framework has been modified to include the above-mentioned GEF-7 Core Indicator 6, as well as GEF-7 Core Indicator 11: ‘Number of direct beneficiaries disaggregated by gender as co-benefit of GEF investment’.

## Project Components

Component 1: Improvement in Panela Production Practices and the Restoration of Natural Systems Affected at the Local and National Levels (USD$349,674).

- This component aims to achieve an increase in crop vegetation cover, measurable mechanisms to compensate for the historical deforestation and the efficient management of nitrogen fertilizers, with partial and gradual substitution by organic fertilizers, where feasible, and recognizing that in some production units it may not be feasible to completely eliminate nitrogenous fertilizers. The specific expected results for this component include: Mapping the distribution of soil types in 40 production units in 6 departments in the panela area of the GEF project; Sugar Cane Re-population Plans developed and adopted in the project production units, Reforestation Plans for the areas of intervention of the project, and departments with demonstration strategies for reducing nitrogenous fertilizers with gradual substitution by organic fertilizers where feasible.

- The transformative changes proposed in this component are fully based on the strategic combination of agro-ecological practices, guided by concepts of conservation, and adoption of cultural practices that are friendly to the environment, also presenting significant co-benefits of adaptation to achieve increased vegetation cover and compensate for historical deforestation, since erosion processes will be reduced in panela production areas. A possible synergy with the restoration component of the forestry NAMA is contemplated, a program currently being designed by the Ministry of Environment and Sustainable Development.

Component 2: Integral Technological Transformation of the Panela Production Processes in Colombia (USD$1,017,371).

- This component seeks to establish through up-to-date technological processes, transformative changes at the levels of technology, management, attitudes, and the management of resources linked to the production of panela. The production units selected will be subject to demonstrations in the application of innovative technologies. Therefore, the project will support the preparation of a fully participatory Technology Transformation Plan to guide the transformation process during the project and beyond. A Support and Monitoring Plan will be developed, and designed to provide continuous advice to panela producers in technical, financial, and management aspects related to the new technologies, practices, mechanisms and proposed technological transformation.

- The specific results for this component include: Adoption of thermal recirculation systems for the utilization of residual heat from the panela production process at units in the targeted departments; replacement of internal combustion engines by electric ones in panela production units; elimination of the use of 100% of additional fuels such as tires and reduction in the use of firewood at production units involved in the project; reduction to 0% of the use of conventional fuel (diesel ) in production units involved in the project by the end of the period of its implementation; waste water treatment systems implemented at selected production units participating in the project, with 45 hectares benefitting from treated waste water; residual waste products from the production process subject to at least one of three alternative uses at multiple departments of the country, and the establishment of at least two credit-based financial mechanisms to support panela producers in the replication and upscaling of technology transformations and enhanced sustainable panela production processes.

Component 3: Capacity Building of the Panela Sector for NAMA Implementation (USD$292,777).

- This component seeks to build capacity for the transformative changes contemplated in Components 1 and 2, and internalize and incorporate the requirements and recommendations of this project and its demonstrations in the panela NAMA, as well as relevant sector policies, regulatory frameworks, financing mechanisms and incentive programs that will ensure an important contribution to reducing emissions by this agricultural sector.

- The specific results for this component include: Training plan designed and adopted as the main tool in training processes in production units and linking additional producers to the project by region, through-out the departments of the project; the implementation of training courses to panela producers in technologies adopted in the NAMA financed by the project, and the implementation of interactive forums for the transfer of knowledge and experiences with NAMAs of other productive sectors (forestry, coffee, cattle). Additonally, training will be provided to project staff and relevant project stakeholders in the use and application of the “GHG Measurement and Reduction Framework”  developed in late 2017 by the ADMIRE project, as a necessary tool for the calculation of GHG emissions and withdrawals (baselines and targets) in the panela production process, and in the financial models and scenarios developed for the Panela NAMA, based on credit mechanisms and credit performance as experienced by FINAGRO for the Panela sub-sector in 2017 and 2018, through specific lines of credit created to service the agricultural sector.

Component 4: Monitoring, Reporting & Verification (MRV), and Knowledge Management (USD$224,198).

- This component is particularly relevant in projects of this nature where the measurement and the starting point (baseline of the emissions present in the sector) require precise and frequent measurements. Therefore, it is essential to establish a Monitoring, Reporting and Verification (MRV) system, exclusively dedicated to providing systematic measurements of emissions linked to each stage of the panela production process. This MRV system is presented in the Low Emission Development Strategy for the Panela Production Chain in Colombia (2018), and will be validated through the efforts of this project. Similarly, this strategy will be coordinated with the Climate Action Tool of the Ministry of the Environment for reporting results, which systematizes the results in form of guidelines for subsequent publication and dissemination.

- The specific results for this component include: Validation of the MRV system for the panela subsector at the production units through-out departments of the country participating in this project; Orientation guide produced, published and disseminated to a variety of audiences in the panela industry as a result of the systematization; Annual Work Plans, Biannual Project Progress Reports, Annual Financial Audit Reports, Mid-Term Evaluation Report and Final Project Evaluation Report.

## Project Financing

Table 2: Project Summary Budget

| Project Components | GEFTF US$ | Matching Gov’t + Other Contribution (US$) |  | TOTAL |
| --- | --- | --- | --- | --- |
| C-1 : Improvement in Panela Production Practices and the Restoration of Natural Systems Affected at the Local and National Levels | 349,674 | 104,111,663 |  | 104,461,337 |
| C-2 : Integral Technological Transformation of the Panela Production Processes in Colombia | 1,017,371 | 7,490,747 |  | 8,508,118 |
| C-3 : Capacity Building of the Panela Sector for NAMA Implementation | 292,777 | 1,751,194 |  | 2,043,971 |
| C-4: Monitoring, Reporting & Verification (MRV), and Knowledge Management + PMC | 340,178 | 426,030 |  | 766,208 |
| MRV Validation of NAMA in Panela Units | 79,198 | 276,030 |  | 355,228 |
| Knowledge Management/Orientation Guide | 45,000 | 65,000 |  | 110,000 |
| Monitoring & Evaluation (Overall Project) | 100,000 | 85,000 |  | 185,000 |
| Component Sub-Total | 224,198 | 426,030 |  | 650,228 |
| Project Management Costs (PMC) | 115,980 | ** |  | 115,980 |
| Total Project Cost | 2,000,000 | 113,779,634 |  | 115, 779,634 |

## Lessons Learned and Reflected in Project Design

- The projects developed thus far have produced strategic information that will be used as baseline for this project. These include:

(i) Study “Optimization of the panela oven combustion process in Cundinamarca Department, through the implementation of a system of bagasse application and recirculation of residual heat,” as part of the 2012 agreement between the Ministry of Foreign Affairs of Finland, the National Federation of Panela Producers (Fedepanela) and the Inter-American Institute for Cooperation on Agriculture (IICA), demonstrating the potential for reducing 521 TCO2e /yr/mill, equivalent to 60% of the emissions of the panela sub-sector and eliminating the need for additional tires and firewood in the process;

(ii) Association agreement 011-2011, subscribed with the Environmental Secretariat of the Department of Cundinamarca, for the design of the CDM Project "Reduction of greenhouse gases in the campesino panela agro-industry in the municipalities of Utica, la Peña, La Palma, Quebradanegra, Villeta and Caparrapí in the Department of Cundinamarca";

(iii) CONTRACT FOR SERVICES REF:00062432/2011/01 – Fedepanela between the Ministry of Environment, Housing and Land Development, and the UNDP, with the objective of validating vapor technology from the energy, technical, environment, economic, and social perspectives, with thermal recirculation in the traditional ovens as alternatives to reduce greenhouse gases from the panela production process, and other supplementary actions on the subject.

(iv) In 2012, the National Center for Cleaner Production, with the support from the Global Sustainable Biomass Fund, and in association with La Avención Community Mill, the Fundación Suramericana, GMSP, the Secretariat for Agriculture and Rural Development, the Office of the Mayor of Yolombó and the Antioquia Regional Fedepanela, developed a replica of the document of the Sustainability for Small Mills project, which was developed and piloted at La Avención Mill. This study evaluated the use of residual biomass energy, particularly from bagasse. It suggested therefore, the elaboration of bagasse briquettes for use in domestic stoves and to seek applications in and near areas where panela mills are located.

## Coordination with Other Initiatives Including Other GEF Initiatives

- The MADR ministry is also in the process of implementing a Sector Climate Change Adaptation Plan that will enable the Colombian agricultural sector to prepare for new climatic challenges, and anticipates that this will be adopted to improve agricultural production in a sustainable manner. Consequently, the Directorate of Technological Development & Sanitary Protection established linkages between the Colombian Strategy for Low Carbon Development – Agricultural Sector, and the Environmental Sustainability and Climate Change Group, in which sugar cane for panela production was prioritized for the construction of the panela NAMA.

- As a result of collaboration between the Ministry of Agriculture and Rural Development of Colombia and Fedepanela, a mapping of the distribution of soil types is planned. This exercise will enable easy interpretation by users for environmental and land management studies, which will include sampling of plots of land in 630 production units in 12 departments, obtaining data of fertilization plans and geo-referencing aimed at determining a soil distribution pattern. This input will be crucial as a baseline of current fertilization conditions of the production units under analysis. With reference to the natural resources of Colombia, the diagnosis of their status in the panela areas will be taken from previous studies developed for the country, corresponding to historical deforestation and degradation of natural ecosystems data.

- Particularly in the agricultural sector, the Colombian Strategy for Low Carbon Development (ECDBC), together with the Ministry of Agriculture and Rural Development, prioritized those NAMA projects that, due to their importance in the national economy, representativeness in the sector and progress in the area of mitigation, may represent a key starting point for the development of these kinds of actions. Three projects were prioritized: panela, coffee and cattle ranching. As a result, the ECDBC recorded in November 2015, the Panela NAMA Information Note (NINO), presenting the first National Mitigation Action in Colombia in the agricultural sector, in which the national entity responsible for the project was the National Federation of Producers of Panela (Fedepanela), with the backing and support of MADR. Since then, in 2018 the Low Emission Development Strategy for the Panela Production Chain in Colombia was produced by ONF-Andina with financial support of CAF. The NAMA of the panela sub-sector contains the objectives, baseline, measures, barriers, system of monitoring, reporting and verification (MRV), goals, governance structure and financial resources necessary for the evolution of the Colombian panela sector towards less carbon-intensive production systems, more responsible with the environment and with better opportunities for socioeconomic development for the farming communities that sustain them.

- The above aim to promote a productive transformation with respect to planting and management of crops, the technological upgrading in the mills, and the use of the remaining crop biomass. Consistent with this, it was conceived to present this project to the GEF, as an "Initiation of the Transformation of the Panela Sector in Colombia through the implementation of the NAMA." Therefore, this project is an integral part of a national strategy for generating elements relevant to the strategy to mitigate the polluting effects of the panela sub-sector, through productive reconversion in planting and crop management, technological upgrading of mills, and the use of by-products, taking into consideration energy, social, technical, environmental, and economic variables associated with the production and processing of panela, and the provision of crucial validation information on the panela MRV system, through a series of pilots, followed by replication in other sectors.

- The project will build on the lessons and experiences of other GEF projects, including the "Incorporation of Biodiversity into the coffee sector in Colombia" project co-financed with resources from the Global Environmental Facility and implemented between 2010 and 2014 by the United Nations Development Program - UNDP and the National Federation of Coffee Growers of Colombia FNC, which aimed to create an environment for the conservation and sustainable use of biodiversity in coffee production landscapes, contributing to the livelihoods of local populations and to global environmental benefits. At the same time, the “Sustainable Colombian Livestock” project, financed by the GEF, is being implemented, with which sustainable livestock farms are established through agro-forestry and forest grazing arrangements for the protection of soil, watersheds and biodiversity, this being another of the strategic sectors of the ECDBC.

- The project will complement the results of the GEF - FAO 5288 project "Implementing Socio-Ecosystem Connectivity Approach for the Conservation and Sustainable Use of Biodiversity in the Caribbean region of Colombia," whose aim is to reduce degradation and fragmentation of strategic ecosystems in Colombia's Caribbean region and generate sustainable production patterns and strategies to ensure the supply of local and global ecosystem services, the lessons learned of which can be incorporated into the project. Likewise the GEF - FAO 4922 project "Support for decisions for the integration and expansion of sustainable land management LADA," which is implemented in 15 countries including Colombia, will assess the state of desertification and drought in two pilot areas, in addition to the developing good practices of sustainable land management in Colombia, experiences that may be incorporated in the panela production units of project participants.

- As for NAMA projects, currently there are 4 initiatives in Colombia that have a relationship with NAMA for the Productive and Technological Transformation of the Panela Sector. According to Fedepanela data, 35% of panela producers also have coffee crops, especially in Caldas, Risaralda and Quindío, and although the production systems of the two cultures vary significantly, a synergy is evident between the two projects. The NAMA for Coffee promotes the promotion of agro-forestry systems on coffee production farms, and the NAMA for panela promotes the establishment of plots of native trees as raw material for natural binders; it is estimated that these plots can promote agro-forestry systems with the species that meet the needs of panela production as far as binders are concerned.

- Additionally, in the agricultural sector, the NAMA for Bovine Livestock is being developed, and it has noted that only 5% of the country’s panela producers also have cattle for fattening or milk on their properties; however, it is estimated that producers are small and do not present problems of conflict between vocation and land use, that primarily seeks to address the Livestock NAMA for reducing emissions in this production system. However, it is proposed that during the design of both projects, producers who have established both production systems be identified to determine more specific opportunities for synergies according to their particular conditions and circumstances. The main objective of the Forestry NAMA led by the Ministry of Environment, Housing and Territorial Development is to achieve a restoration of degraded areas in Colombia and promote commercial reforestation. In this sense, it is estimated that as a result of deforestation in panela areas due to the demand for firewood as a heat source for the boilers, areas commonly used by panela producers can be identified for joint restoration efforts.

- Finally, the NAMA for Non-Connected Areas, led by the Ministry of Mines and Energy, seeks to connect to the national electrification network to all those rural areas that lack electricity, both in towns and in scattered areas. In the former, it is considered important to undertake synergies with the panela NAMA, because according to estimates by Fedepanela, only 80% of producers have electricity service, and of these, only 30% have three-phase power.

- The key ministries and agencies identified in the Project Stakeholder Table above will form part of the project’s oversight and governance structures, they are already key partners of the NAMA, and will be partners in the mobilization of resources once the Business Plan is developed under the ADMIRE project, maximizing opportunities for coordination and the optimization of resources.

## Incremental Cost Reasoning

- Baseline Analysis - Since approximately 10 years ago, the producers’ association has been embracing environmental actions through its Technological Reconversion Program. The main actions have been the inclusion of farmers in processes of organic certification attempts, the adoption of technologies for waste management, the improvement in energy efficiency, the replacement of obsolete equipment in production units and the strengthening of crops via renewal and replanting of crops with seeds adapted to the production area.

- In 2002, through the coordinated and concerted effort of the public and private sectors, 15 Environmental Guides for the agricultural sector were developed, one of them being for the panela sub-sector. The purpose of this guide was the adoption and implementation of best practices that enable improved environmental performance, leading to business competitiveness and sustainability, from an integrated environmental management approach. This guide is considered to be a working tool for the sector, where environmental management concepts are used and permitting the unification of criteria among the different actors, and was developed in the framework of the National Environmental Policy for Cleaner Production. With this tool, integrated management techniques were adopted with emphasis on environmentally friendly processes, which to date have resulted in a reduction in the use of fertilizers, the adoption of water management techniques, and reduction in the use of tires and firewood as supplemental fuel, although there is still a lack of coverage in both the adoption and the reproducibility of the process, mainly due to lack of resources for development of the activity.

- Within the framework of the 2012 “National Strategy Study for the Implementation of CDM in Colombia” conducted by Ministry of Environment and Sustainable Development (MADS), the production of panela is considered to be one of the sub-sectors with the highest potential to access CDM, because of the environmental impacts that this production system generates.  Nonetheless, the required mechanisms and incentives have not yet been developed in which external factors will have to be considered, such as a reduction in the market CERs. In 2011, however, with resources from the agreement between Fedepanela and the Secretariat for Environment of Cundinamarca, carbon footprints and the feasibility study to access the CDM in the panela industry in a region of the department were reviewed, supplemented by the energy and environmental characterization of the common ovens in the region. Here it was demonstrated that technology increased the thermal efficiency of the ovens by 8%, which ensures energy autonomy is achieved when the oven operates with an efficiency of 39%. The efficiencies characterized in the two ovens sampled were 32% and 35%. With the implementation of the system, efficiencies reached 40% and 43%, which indicates that in both cases, the energy auto-sufficiency of the ovens and a surplus of bagasse used for the activity are guaranteed.

- Additionally, and according to the study by IICA, with efficient ovens the time of the presence of bagasse is reduced because the oven continues to be effective even when the bagasse is humid. At the Avención Mill, a project developed by GMSP with the support of the government of the Netherlands, demonstrated that the surplus bagasse may be used in family kitchens, and studies by Fedepanela and CORPOICA CIMPA suggest that it may also be used as animal feed and panela packaging. In addition, the country has a new regulation "Whereby the parameters and maximum allowable values set out in occasional discharges to surface water ... ", Resolution 0631 de 2015, which will now have to be considered when establishing waste water systems in Panela mills.

- Moreover, Fedepanela developed a new Strategic Plan which is being implemented since 2017, and includes the planning of the panela sector to increase the efficiency of production in associative models, with a view to reduce the 22,000 producing mills in the country to 8,000 with community characteristics, which will permit increasing production, homogeneity and quality of the panela for sale, while reducing impacts of climate change and to the environment in general. The plan also includes matters related to social security and occupational health for rural work, incursion requirement for infrastructure improvement, taking into account tertiary roads and rural aqueducts, and direct implementation of the energy and environmental management program for the Panela subsector.

- Fedepanela has been identified as a key player in the process of technology transfer and adoption because they know the characteristics and needs of panela producers in Colombia, and validate the measures proposed for climate change mitigation in the panela sector. In addition, Fedepanela directs and addresses the extension services provided to each producer and provides technical assistance to enhance panela production in the country. However, this critical service is limited due to insufficient resources and training tools, and it is necessary to expand these services to ensure that all producers adopt the required technology.

- The concept of NAMAs was introduced in the Bali Plan of Action in 2007 (Decision 1 CP /13) and reinforced by the Cancun Agreements reached on December 11, 2010, in which the parties further agreed that " Parties that are developing countries will take the appropriate mitigation actions nationally in the context of sustainable development, supported and enabled by technology, financing and capacity building, aimed at achieving a deviation from the 'conventional emissions' in 2020." Consistent with these commitments, Colombia communicated its Strategy for Low Carbon Development to the UNFCC, submitted its Intended Nationally Determined Contribution (iNDC) in September 2015 and signed the Paris Agreement on the 22nd April 2016.

- Since then, Colombia has made important progress in the identification, selection, and prioritization of NAMAs, using broad processes of participation with stakeholders from key sectors, within the framework of the Colombian Strategy for Low Carbon Development.  The country now proposes to use the GEF support to advance to the other phase of NAMAs in the panela sector, the identification of financing and sustainability mechanisms, the initiation of NAMA implementation, capacity building for NAMA implementation, knowledge management, the initiation of the implementation of the MRV processes, and coordination and the sharing of experiences with the implementation of the NAMAs of other productive sectors in Colombia.

- The development of this Project is part of the pilot implementation of Nationally Appropriate Mitigation Action – NAMA for productive and technological transformation of the panela sub-sector, as a strategy for the reduction of Greenhouse Gases (GHG) by the country, presented as a voluntary commitment by Colombia to the UNFCC. This GEF support will complement the country’s efforts to invest almost US$167 million in national NAMA implementation, of which the Panela NAMA is fully integrated under the Agricultural Sector Mitigation Implementation Plan. Fedepanela will be a key partner in this national implementation plan with access to in-kind resources which will be used as additional co-financing to that already identified by the Ministry of Environment and Sustainable Development (MADS) for this GEF-funded project. Also, and in addition to co-financing already committed by CAF to the this GEF-funded project, a funding line as additional co-financing will be created by CAF aimed at the value chain of the Panela sub-sector in Colombia with a budget of USD$2 million. This credit line will be channeled through FINAGRO and will also be available for intermediary financial institutions which can be at the service of smaller companies and producers; guides and manuals to support FIs in the development of financial solutions aimed at the Panela sub-sector; and capacity building of potential clients of the financial intermediaries.

- The beneficiaries of the implementation of the NAMAs in the panela sector are a representative sample of 2% of all the producers to whom Fedepanela provides technical support, but which will be substantially increased through the project’s replication strategy to be spearheaded by Fedepanela. Since there are peculiarities in the regions, the sample will be obtained from 6 departments (Antioquia, Boyacá, Cauca, Cundinamarca, Nariño, Santander) where Fedepanela has direct influence. The direct beneficiaries are 40 production units, 78 families established in the basins of the Cauca, Magdalena, Caquetá rivers, and the Colombian Massif, and involving about 64 women as direct participants in the productive activity. All benefits are expected to increase 10 fold through the replication of project results to be implemented with the co-financing identified for the project.

- Baseline investments from all sources during the past five years, and including some investments that will continue during the implementation phase of this project, in support of sustainable panela production and efforts to enhance production processes in support of climate change mitigation, almost all of which is channeled via Fedepanela, represent a total sum of US$32,036,844.13.

- In general, the baseline conditions that form the basis for proposed GEF interventions under this project may be summarized as follows:

  - Current knowledge of soil composition and characteristics is insufficient to inform improved panela production strategies in the project intervention area.

  - Current production of sugar cane for panela production has no special considerations or adaptation for a climate-smart approach which allows for the expansion and repopulation of plots, thus maximizing their contribution as sinks for greenhouse gases.

  - Forest Restoration Plans are non-existent in the Panela sector, thus there are no significant efforts or compensation mechanisms to recover forests degraded in areas of panela production processes.

  - The use of nitrogen based fertilizers does not follow a protocol for efficient use and the substitution to organic fertilizers, though attempted, has not yet proven to be viable in sugar cane production for panela.

  - Notwithstanding efforts by the Government of Colombia under the framework if the CDM, thermal recirculation systems have not been embraced as an efficient, less-polluting, and alternative heat source in the Panela sector.

  - Studies and pilot tests in the field have been conducted in Colombia, which have confirmed the benefits of using electric motors as alternative and more sustainable power source in Panela production.

  - It is estimated that 99% of all Panela producers in the country use tyres and firewood as a heat source with significant production of pollutants and Green House Gases.

  - Studies and pilot field tests in Colombia also have shown that diesel in Panela production is a significant source of pollution, Green House Gases, and is not cost-effective.

  - No Panela production unit in the proposed project intervention area is currently equipped with a wastewater system and/or which is used for irrigation, resulting in direct deposit of used water to the environment.

  - Waste products from the Panela production process is only partially used in the heat generation process, and the rest is left to lie and produce GHGs.

  - No training tools or plans exist to assist in training producers in the use of alternative technologies under the Panela NAMA.

  - MRV for the panela sub-sector has been introduced as part of the Low Emission Development Strategy for the Panela Production Chain in Colombia (2018), but this has not yet been implemented, thus validation and consolidation of the MRV system is pending, and is necessary in order to precisely estimate reduction in GHG emissions.

  - No systematization of results, experiences and lessons learned in Panela production in support of knowledge management is currently underway, and there are no structured platforms for interaction and exchange of experiences with NAMAs of other productive sectors.

- Without the GEF Intervention - If GEF support is not secured for the implementation of this project, a lack of knowledge of soil composition and characteristics will continue to be insufficient to inform improved panela production strategies, and the production of sugar cane for panela production will see no improvement in terms of embracing climate-smart approaches which will allow for the expansion and repopulation of plots, thus maximizing their contribution as sinks for greenhouse gases. Similarly, Forest Restoration Plans would not be developed and introduced with no significant efforts or compensation mechanisms to recover forests degraded in areas of panela production, and the inefficient application of nitrogen based fertilizers will continue, with no conscious effort to truly shift to organic fertilization.

- A lack of GEF resources will mean that the use of thermal recirculation systems may remain foreign to panela production in Colombia as an alternative heat source,  and all opportunities for shifting to electric motors as a more sustainable alternative will be lost. Additionally, conscious efforts in the panela production process to eliminate tyres, reduce firewood, eliminate diesel, introduce waste water systems, and subject waste products to alternative uses may be exceptionally slow with the continued production of pollutions and GHGs.

- Without the support of GEF resources, the success of Fedepanela in achieving technological transformation  of the panela production process will be slow and limited to the amount of resources available at this time, with predictable ineffectiveness and negligible contribution to the reduction of GHGs. Similarly, if the MRV system of the panela NAMA is not given the opportunity to be consolidated and validated, measurements of rate of reduction of GHF emissions will be inaccurate and of little credibility in terms of its contribution to global GHG reduction targets.  The up-scaling and sustainability of successful NAMA implementation will require resources for systematization of results, experiences and lessons learned and for the establishment of interactive forums.

- The GEF Alternative - In an effort to minimize the impact of panela production and optimize production efficiencies, resources of the GEF will support soil studies in panela producing areas in the proposed project intervention areas, which include 40 production units in at least 6 Departments, and will support the development and adoption of sugar cane repopulation plans in all of these areas. The GEF will fund the development and implementation of Forest Restoration Plans following sustainable development principles including native species, and will fund the development and implementation of  demonstration strategies for the efficient use of nitrogenized and/or organic fertilizers in all target project areas. These investments will result in an increase of the coverage of sugar cane crop for panela production, deforestation compensation mechanisms in the form of reforestation established and measurable, and nitrogenized and organic fertilization applied in an efficient manner according to standardized protocols.

- The project resources will support 40 panela production units and 6 departments in the adoption of thermal recirculation systems, the installation of electric motors as an alternative and cleaner energy source, while implementing efforts to eliminate tyres and reduce firewood as heat sources, introducing waste water systems and develop Waste Management Plans, and supporting processes to achieve a  100% elimination of diesel as an energy source. This will lead to an integral technological transformation of the panela production process through the improvement in the energy efficiency of Panela mills, with panela wastewater used for irrigation purposes and other waste subjected to diversified alternative uses.

- The GEF will strengthened Capacity for NAMA implementation in the panela sector through technical assistance and training as per the technologies adopted in the NAMA, this facilitating technology transfer. Project support will be provided for the design and adoption of an institutionalized Training Plan  to be used by Fedepanela as the main tool in training processes in at least 40 production units and linking at least 4 additional regional producers to the project in at least 6 departments targeted by the project. The project will also support at least 10 training courses on the technologies adopted in the panela NAMA, with the participation of at least 64 producers.

- In terms of the overall global benefits of the project, the 40 units to be intervened in the CPS-NAMA project will generate a mitigation potential of 205,766 metric tons of CO2 eq (Lifetime direct GHG emissions avoided during implementation of the project  (2019-2021) + Lifetime direct GHG emissions avoided during post project (2022-2030) + Lifetime indirect GHG emissions avoided).

# IMPLEMENTATION

## Institutional and Implementation arrangements

Project execution and coordination among the variety of actors of the project will be led by Fedepanela. Fedepanela is a national trade organization committed to research and technological, economic, social and environmental development of the panela sub-sector, with strong influence on public policies. Fedepanela strives to protect the well-being of its membership at all times, and manages public and private resources to help improve the quality of life of its membership. Fedepanela has been identified as a key player in the process of technology transfer and adoption because they know the characteristics and needs of panela producers in Colombia, and validate the measures proposed for climate change mitigation in the panela sector. In addition, Fedepanela directs and addresses the extension services provided to each producer and provides technical assistance to enhance panela production in the country.

A Project Coordinating Unit (PCU) will be established by Fedepanela to oversee day-today project execution. The PCU is responsible for the fiduciary oversight and reporting of the project, including financial management and procurement consolidation according to the projects operational manual and procurement plan. It is also responsible for monitoring and evaluation (M&E), provides and coordinates technical advice, and coordinates and assists overall orientation concerning project conception, strategies, criteria and methodologies, as well as organizes and supports regional activities. The PCU will be staffed with A Technical Project Coordinator, a Sustainable Agriculture Specialist, and an Accountant/Administrative Officer. Financial management and procurement services will be provided by Fedepanela, and technical delivery of project outputs will be complemented by specialist consultants on an as needed basis.

Two key governing bodies will be established for the project: a Project Steering Committee (PSC) and a Technical Advisory Committee (TAC). In practical terms the PSC is responsible for ensuring that the project meets goals announced in the Project Result Framework by helping to balance conflicting priorities and resources.  Conclusions and recommendations produced by the PSC will be used by Fedepanela to modify implementation strategies, annual work plans and resource allocation budget and, when necessary, to adjust the project’s Result Framework. This committee will meet every six months, either physically or virtually. The Technical Advisory Committee (TAC) is to provide technical oversight, guidance and support during project implementation. The TAC is also responsible for reviewing and providing recommendations on project processes (operational guidelines) and activities, to the Project Steering Committee (PSC) for their review and endorsement. Further details on implementation arrangements are provided in Annex 5.

## Results Monitoring and Evaluation

The project will follow CAF standard monitoring, reporting and evaluation processes and procedures. Reporting requirements and templates will be provided by CAF and will be an integral part of the legal instrument to be signed by the executing agency and CAF. The project M&E plan is consistent with the GEF Monitoring and Evaluation policy. The Project Results Framework presented in Annex 1 includes SMART indicators and means of verification for each expected outcome. These indicators will be the main tools for assessing project implementation progress and whether project expected results are being achieved. A costed project M&E Plan is presented in Annex 6.

An inception workshop will be held at the onset of project implementation to ensure all actors understand their roles and responsibilities vis-à-vis project monitoring and evaluation. Indicators and their means of verification may be fine-tuned at the inception workshop. Day-to-day project monitoring is the responsibility of Fedepanela and the project management team. It is the responsibility of Fedepanela to inform CAF of any delays or difficulties faced during project implementation so that the appropriate support or corrective measures can be adopted in a timely fashion.

The PSC will issue reports every 6 months on progress by the project and make recommendations concerning the need to revise any aspects of the Project Results Framework, or the M&E plan. Supervision to ensure that the project meets CAF and GEF policies and procedures is the responsibility of the CAF-GEF Task Manager. The Task Manager will also review the quality of draft project outputs, provide feedback to the project partners, and establish peer review procedures to ensure adequate quality of project outputs in close collaboration with Fedepanela.

Fedepanela will develop an initial supervision plan that will be communicated to the project partners during the inception workshop for comments.  The emphasis of the Task Manager supervision will be on outcome monitoring but without neglecting project financial management and implementation monitoring.  Progress vis-à-vis delivering the agreed project global environmental benefits will be assessed by CAF. Project risks and assumptions will be regularly monitored both by the PSC and CAF. Risk assessment and rating is an integral part of the Project Implementation Review (PIR). The quality of project monitoring and evaluation will also be reviewed and rated as part of the PIR. Key financial parameters will be monitored quarterly to ensure cost-effectiveness in the use of financial resources.

A Mid-Term Evaluation will be conducted at the mid-point in the project. An independent consultant will be hired to conduct this evaluation. Fedepanela will manage the mid-term evaluation (MTE) process, under close supervision of CAF. The MTE will address evaluation parameters recommended by the GEF Evaluation Office and will verify information gathered through the Project Results Framework and the GEF tracking tools, as relevant. The PSC will participate in the mid-term evaluation and will support Fedepanela in the development of a management response to the evaluation recommendations along with an implementation plan. It is the responsibility of the CAF-GEF Task Manager to monitor whether the agreed recommendations are being implemented.

An Independent Terminal Evaluation will take place within the last semester of project implementation. CAF will manage the terminal evaluation process. A review of the quality of the evaluation report will be done by CAF and submitted along with the report to the GEF Evaluation Office not later than 6 months after the completion of the evaluation.

# INNOVATIVENESS, UP-SCALING AND SUSTAINABILITY

The sustainability of the achievements and impact of the project will be achieved through the following five strategies:

- Participatory technological transformation processes – Under the leadership of Fedepanela, members of the federation will have a leading role in the development, demonstration, and adoption of new technologies to be used in the production of panela. This level of ownership by producers is essential to the success of the technological transformation. Panela producers are an essential part of identifying the need, structuring and development of the project, which provides them with a special empowerment for obtaining the knowledge required and generating the interest in new technology adoption. With the participation of communities, local producer associations and authorities make up an enabling environment to continue with a process of marketing and scaling up of the technology.

- Capacity Building – The Project will invest in the development of a training plan to be designed and adopted as the primary tool in the training processes in 40 production units in 6 departments, while linking an additional 4 producers per region to the process of the Project intervention area.   This focus of maximizing and institutionalizing capacity building will guarantee a continuous support process through proven and institutionalized tools.

- Replication – One of the priorities of FEDEPANELA is to strengthen and consolidate the production of Panela in the country in a sustainable manner, through continuous managing, developing and promoting projects and programs that guarantee the competitiveness of the Panela subsector, under a low carbon development scheme. To this end, the guild of Panela producers of Colombia has developed a Strategic Plan that includes the planning of the subsector to increase the efficiency of production in associative models, with a view to reducing the 22,000 Panela mills in the country to 8,000. This will increase the production, homogeneity and quality of Panela, while reducing the impacts of climate change and the environment in general. Consistent with this, a Nationally Appropriate Mitigation Action (NAMA) for the Panela subsector was determined, in order to identify those mitigation activities that may be implemented given the particular conditions of panela production in Colombia, making it possible to validate the physical and financial requirements necessary for the design of the NAMA. The experiences and lessons learned from the 40 production units in the 6 departments will be used by Fedepanela in replication processes in other units and departments in the country, and thus contribute to the sustainability of the Project’s achievements and maximizing their impact on GHGs in Colombia.

- In the integral technological transformation of panela production processes in Colombia, 10 productive units are projected as a replication factor for each of the 40 contemplated in the pilot, thus allowing for a total replication of 400 units based on the current investments of the panela producers of the country, and in consideration of the available co-financing from FINAGRO and CAF. The reductions of GHG emissions associated with these replicas are quantified within the GEF EE Tool produced for this project, under the category of "INDIRECT BOTTOM-UP SAVINGS (2022-2030)". The corresponding business model for financing and replication of CO2 mitigation activities is based on the Fund for Financing of the Agricultural Sector (FINAGRO), which has different lines of credit available for the Panela subsector in the form of working capital, investment and portfolio normalization. The investment line is distributed in areas of commercialization, diversification, infrastructure and adaptation of lands, machinery and equipment, support services, plantings and other activities. In 2017 and 2018 credits to the Panela sub-sector were made by FINAGRO in the amount of US$ 43,212,889 and US$38,158,397, respectively, demonstrating clear evidence of the confidence the financial sector has in Panela production, and which continues to provide a robust basis upon which to extend credit for technological transformation of the Panela sub-sector in Colombia. Using this credit data from 2017 and 2018, it was determined that an average of US$102,000 will be required to carry out integral technological transformation of the Panela production process, and thus provides a recent and robust baseline and reference to estimate the true cost of replication and the amount of replication possible with the available co-financing, while also considering credit risk assessments.

- The Technology Transformation Plan and the Support and Monitoring Plan to be developed by the project and adopted by Fedepanela will be instrumental in the replication process. Panela producers will be able to access resources to make effective the anticipated replication through credit mechanisms available. FINAGRO has multiple mechanisms available to facilitate access to credit by Panela producers, even with credit risk assessments. Two key mechanisms are the “Fondo Agropecuario de Garantías –FAG-“ and the “A Toda Maquina” credit line, both of which are very familiar to Panela producers. The credit line from CAF will be channelled through the mechanisms of FINAGRO, using the line of credit systems the Panela producers are already familiar with. Replication also is a key concept in the development of knowledge management to be promoted by the Project. The overall replication strategy therefore combines institutionalization of technological transformation methodologies and enhanced sustainable production techniques, coupled with accessible and substantial credit financing for Panela producers.

- Financial Sustainability – With the process of innovative technological development, it is intended that Fedepanela incubates a technology and innovation development company that can be in charge of the technology management processes. In addition, the adoption of processes for the improvement of panela sugarcane production practices and the restoration of natural systems will contribute to improving environmental quality and basic resources on which agriculture depends, and meet the basic needs of production for both marketing and for self-consumption by families linked to panela production. As a result, the proposed outcomes of the project are economically viable and improve the quality of life of the panela producer, while generating efficient production mechanisms that directly contribute to the financial and economic sustainability of the panela production processes, achieving the adaptation of panela production and guaranteeing its permanence in space and time. A “GHG Measurement and Reduction Framework” has been developed in late 2017 to determine total NAMA implementation costs, including financial scenarios, preliminary financial model for NAMA implementation, as well as a GHG Baseline Calculation Tool. This framework is currently used to assist the Government of Colombia in the national mobilization of economic resources in support of NAMA implementation at the national level. Consistent with this, recent (2017-2018) direct credit to the Panela sub-sector through financial mechanisms developed by FINAGRO were implementd to facilitate NAMA implementation, with data from 2017 & 2018 providing important contributions to the process of consolidating and validating the true costs associated with implementing the Panela NAMA. Future credit to be provided by FINAGRO and CAF in support of replicating project results will help to further consolidate the comprehensive business model post-project, which was preliminarily developed in late 2017 under the “GHG Measurement and Reduction Framework”. Project outcomes will be upscaled and replicated with the support of a CAF Credit Line of US$2,000,000 plus another US$100,520,054 credit line which has been secured and made available by FINAGRO to the panela sector. These financial mechanisms will complement the institutionalization of technological transformation, production best practices, training and capacity building by Fedepanela as a consequence of project investments, which collectively constitute the overll strategy for the replicating and upscaling of project results.

- Institutionalization of Policies – The formal and institutional adoption by Fedepanela of management plans, guidelines for technological conversion, and financial sustainability strategies will ensure the existence of a formal framework within which the implementation of the NAMAs in Colombia’s panela sector will be achieved.

Description of the innovative nature of the proposal

- The ultimate goal of the panela NAMA is to create a transformative effect on the environment, while bringing socioeconomic benefits to panela farmers. Therefore, the support of the GEF Fund will be a catalyst to reduce 205,766 tCO2e, increase the competitiveness of companies of thousands of farmers who are most affected by climate change, and contribute to building an economy that is more resistant to climate change by reducing deforestation, which helps reduce the risk of flooding and landslides. The benefits of improving clean energy technologies and best practices in energy management in panela production have the potential to increase energy efficiency of burners by more than 8%. This translates into an annual reduction of 85 tCO2e / year per burner, as a result of the reduction or elimination in the consumption of wood and diesel, thanks to greater energy efficiency and the introduction of clean energy technologies. The positive environmental effects of GEF support will contribute to Colombia’s commitments to reduce its GHG emissions by 20% by 2030, and achieve its goals of reducing poverty, creating new jobs and increasing the competitiveness of the panela industry.

- The prototypes and technologies to be developed are innovative for the panela regions and industry, considering that they seek to leverage existing knowledge in the control of stoichiometric combustion process conditions (adjusting the mixture of fuel and air to make better use of the calorific value of bagasse), and the recovery of residual heat that is normally discharged into the atmosphere. Added to this are the processes for the utilization of wastewater resulting from the production process for inclusion in field activities aimed at indirectly contributing to maintaining the water cycle. These features allow cataloging the innovation as local, since it is not subject to massive use in the panela industry and they have implemented only a few prototypes through support projects in the different departments. However, agribusinesses that use fuels of cellulosic origin have enabled them to achieve adequate levels of energy efficiency and the cogeneration energy for other uses.

- The implementation of combustion control and heat recovery permit achieving energy self-sufficiency and reducing pressure on natural resources and the reduction of greenhouse gases, generating surplus bagasse for agricultural use. The custom design and construction of the demands of each mill is innovating in the building of panela ovens that are normally built by local persons from plans copied from different sources, but which do not have a thermal engineering component in the design to support the system. With this, they are also laying the groundwork for a process of linking thermal engineering to agribusiness.

- Similarly, inadequate management of water used during milling negatively affects both soil and bodies of water near the sugar mills due to the large amount of sucrose that decomposes into alcohol and lowers the pH in the surrounding environment, negatively affecting the lives of beneficial microorganisms. Due to this, the availability of water in some panela areas during the summer is exhausted, to the point of significantly affecting the amount of milling which can be conducted, since water is one of the most important resources in the panela process. For this reason, wastewater management has been considered in the project in order to generate sustainability of the panela production system.

- Finally, there is the interaction and political will to guide the panela subsector to compliance with current regulations, not only for the production of panela as food, as in the case of Resolution 779/2006, but also for other provisions of an environmental nature that, in addition to generating positive impacts for reducing emissions, also generate economic and social benefits for panela producers in the country.

# KEY RISKS AND EXPLANATION OF KEY RISKS

- Estimated risks are summarized in the table along with their rating category and mitigation measures as appropriate.

| Risk | Level | Mitigation Strategy |
| --- | --- | --- |
| Environmental: Occurrence of extreme weather events such as floods or droughts that may affect the panela production system. | Low | Small farmers and medium-sized panela enterprises regularly experience harsh conditions and drought, without stopping their activities. The selection of project intervention sites is based on regions where Fedepanela has direct intervention, which enables a significant portion of panela producers to introduce and test technologies and practical proposals. Project management will closely monitor the situation and take corrective action if necessary to maximize coverage. |
| Social: Low participation of farmers and their families in the project, especially women involved in the panela production system. Beneficiaries abandon or change productive activity. | Low Medium | The project includes a good environmental practices component, focusing on optimizing the use of organic matter and improving the agricultural production system, including recovery of crop cover, thus providing resilience to the production model as a collateral benefit. It depends on the areas, and if they are production units adjacent to major cities. |
| Political/Institutional: Lack of interest from decision makers. Implementation of stringent controls. | Medium | Design incentives so that technological transformation processes and environmental best practices are socially, economically and environmentally sustainable. |
| Economic/Financial: Failure to comply with the commitments made by the participating entities. | Low | Government entities to develop incentive mechanisms, and implementation of collective dialogue for gradual and differentiated control of the raw material used in agro-industrial process. Additionally, a substantial line of credit for panela producers has been secured. |

# SUMMARY PROJECT ANALYSES

## Economic and Financial Analysis (if applicable)

- The project is expected to be cost-effective as a result of its ability to bring together key partners from the private sector (panela producers), the productive sector (Ministry of Agriculture and Rural Development) and the environmental sector, through the Ministry of Environment and Sustainable Development. Project intervention measures were chosen based on a qualitative analysis of their feasibility and not necessarily on individual costs, probable execution times, availability of favourable frameworks (in the legal, institutional, panela producers willingness, and environmental aspects), and the estimated time for their design and implementation.

- Investments by the project in the generation and exchange of knowledge, technology transfer, institutional strengthening; mainstreaming of energy efficiency and climate-smart technologies into panela production processes will provide opportunities for wide-scale replication through-out the country, as well as South-South transboundary collaboration with other panela producing nations, while achieving tangible economy of scale in knowledge management through the maximization of experiences and lessons learned. The anticipated fiscal impact of the project on the country is expected to be modest. Counterpart contributions are largely in kind, in terms of staff, the provision of office space, and the recurrent costs for fuel, equipment maintenance and consumables, which are already absorbed into the existing budgets of the counterpart agencies and should therefore not be a challenge in the future.

- Finally, the cost-effectiveness of the project is further strengthened through the involvement of CAF as the GEF Implementing Agency and Fedepanela as Project Executing Agency, together with the Ministry of Environment and Sustainable Development and the Ministry of Agriculture and Rural Development. This ensures that a partner with experience in managing projects in the panela sector is able to support project execution with a high level of support and engagement by panela producers in the areas targeted by the project.

## Technical

- The project is considered to be technically sound, given that:

  - The technological transformations proposed promise cost savings and enhanced production for panela producers.

  - The technology proposed is fairly easy to understand and should not pose any acceptance challenges to panela producers.

  - The Project will minimize technical difficulties in applying new technologies by developing and implementing training courses, agreed protocols for collection, processing and dissemination of information and technology transfer.

  - The involvement of Fedepanela in pilot projects brings years of experience and technical know-how in Panela production, thus providing a high degree of assurance to the technical quality of the pilot projects.

  - The project employs decentralized structures that ensure the participation and contribution of local stakeholders at the level of departments, communities, and individual panela mills.

## Financial Management

- All activities related to financial management will follow the Financial Procedures Agreement (inclusive of all annexes) between the Development Bank of Latin America (CAF) and the International Bank for Reconstruction and Development (IBRD) as Trustee of the Global Environmental Facility Trust Fund (GEFTF), signed on September 28th, 2015. This agreement contains provisions for project operations to meet and exceed all internationally-accepted financial and fiduciary management standards, to be evidenced in annual, final independent audits, and other periodic audits of the project accounts, as may be necessary. Staff of the project’s executing agency that are involved in the day-to-day management of project resources will be trained in financial management policies consistent with the provisions of the above-mentioned agreement, during and after the Project’s Inception.

## Procurement

- All activities related to procurement will follow the Procurement Policies of CAF as defined in the Procurement and Contracting of Goods, Services and Works Manual, published on March 17th, 2015 by the Directorate of Physical Infrastructure, Logistics, and Administration, Version MN/DIOFLA 038 of February 2016. These policies contain provisions for operations to meet and exceed all internationally-accepted financial and fiduciary management standards, to be evidenced in annual and final independent audits of the project’s procurement and disbursement processes. Staff of the project’s implementing agency that are involved in the day-to-day management of project resources will be trained in CAF’s procurement policies as described above and in procurement planning during and after the Project’s Inception.

## Environmental and Social (Including CAF Safeguards)

- The implementation of project activities will be in accordance with the Environmental and Social Safeguards for CAF/GEF Projects Manual, Version 1 of May 2015. The Project is classified as Category B, according to the Guidelines and Procedures on Environmental and Social Safeguards for CAF/GEF Projects Manual (Section V.I.2 Annex I). Project interventions are not expected to cause major adverse environmental impacts, and instead, in many cases will improve the environmental and social conditions prevailing in the areas of intervention, including greater resilience capabilities to deal with extreme events, impacts of climate variability and climate change. Minor site-specific environmental impacts in natural habitats and forests may be expected from some on-the-ground interventions, but mostly temporary.

## Gender Mainstreaming

- In its efforts to fully integrate gender mainstreaming, the Project will be guided by the principles that gender elements are important drivers and incentives for achieving global environmental benefits, and in ensuring gender equity and social inclusion. The Project also embraces the fact that the needs, interest, and capabilities of women are habitually structurally different from those of men, in relation to the access, use, and management of biodiversity resources within project intervention areas, and thus, must be given special consideration in ensuring equal access to the resources and services of the Project.

- The Project will seek to institutionalize gender mainstreaming at all levels of intervention and operation of the project, through the development and implementation of a Gender Mainstreaming Action Plan, which will follow the Gender Analysis Approach, Guidelines and Procedures described in Section XIII of the Environmental and Social Safeguards for CAF/GEF Projects Manual, with particular attention to the potential roles, benefits, impacts and risks for women and men to ensure meaningful participation and the equitable distribution of benefits among women and men to be derived from project interventions. In consultation and with the participation of women at the levels of relevant government ministries and operational governance structures of the Project, special efforts will be made to ensure that gender equity concerns are voiced during project consultations at all levels, in all policy, program, administrative and financial activities and procedures of the project, thereby contributing to a profound organizational transformation in all entities directly involved in the Project; gender training for both men and women in all opportunities provided by the Project; increasing women’s access to opportunities for continued personal growth, increasing their leadership, and their capacity as agents of change in the communities in which they live.

- In order for the Gender Mainstreaming Action Plan to be most effective and have the intended impact on project implementation and results, this would have to be developed as an early priority at Project Inception, and specifically within the first 3 months of project implementation. Since early project planning would typically define major strategies and actions which would influence the life of the project, it will be crucial for gender involvement and mainstreaming be secured in the early planning stage to ensure maximum and meaningful gender participation from the onset. Gender Mainstreaming Action Plans will be mandatory project policy documents to be consulted and followed in the definition, conceptualization and implementation of all project components and investments, and will form part of the required monitoring and evaluation of the project.

- Compliance with the required outputs and standards of the Gender Mainstreaming Action Plans will be subject to independent external auditing to be explicitly referenced in the Project Operations Manual, in all Subsidiary Agreements between CAF and the project’s Executing Agency, and in the Terms of Reference for the Mid-Term Evaluation and the Terminal Evaluation of the project.

## Stakeholder and Civil Society Participation

- Stakeholders participated in the identification of project priorities and in the definition of planned outputs and outcomes during interviews and consultations. Project stakeholders had the opportunity to review and comment on proposed project activities and to provide specific inputs to the project formulation process. During project implementation, stakeholder participation will include the provision of co-financing, participation of technical staff in workshops, training, and tools development, the facilitation of local project events and processes, the provision of project oversight through participation on the PSC or TAC, as data sources, technical expertise and knowledge management through the institutionalization of project results and lessons learned to allow for up-scaling, replication, and sustainability.

- The inclusion and engagement of project stakeholders, Civil Society Organizations (CSOs) and the public in the implementation of the project will be ensured via their direct participation in the governance and decision-making bodies of the project. Special effort will be made to ensure that CSOs active or present in the area of influence of the project are represented in project decision-making and in interventions which may affect their interests. In all instances, the standards and guidelines of the Environmental and Social Safeguards for CAF/GEF Projects Manual applies, including safeguards addressing indigenous peoples.

# Annex 1: Results Framework

| GEF-7 Core Indicator | Global Target | GEF-7 Sub-Indicator | Project Baseline | Mid-Term Target | End of Project Target | Means of Verification | Responsibility | Assumptions |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6. Greenhouse gas emissions mitigated - Carbon sequestered or emissions avoided in the AFOLU Sector (metric tons of carbon dioxide equivalent) | 1,500 MtCO2e | 6.1 Carbon sequestered or emissions avoided in the sector of agricultural, forestry and other land use (AFOLU), as a result of savings from changes to heat recirculation and elimination of diesel engines only | 0 MtCO2 eq | 102,766 MtCO2 eq | 205,766 MtCO2 eq | Results from calculations using GEF EE Tool | Fedepanela Ministry of Environment and Sustainable Development (MADS) | Technical skills readily available within Fedepanela and MADS to conduct required calculations and produce necessary reports. |
| 11. Number of direct beneficiaries disaggregated by gender as co-benefit of GEF investment | n/a but will be monitored | Number of women working in panela production or processing and benefitting directly from the project Number of men working in panela production or processing and benefitting directly from the project | 0 Women 0 Men | 30 Women 50 Men | 64 Women (Plus 640 through replication) 96 Men (Plus 960 through replication) | Production sector Reports (Fedepanela) Project Progress Reports | Ministry of Environment and Sustainable Development (MADS) Ministry of Agricultural Development and other institutions Fedepanela | Cultural differences do not interfere with the project’s attempts to treat women and men equally in terms of access to project support. |

PDO LEVEL

| Project Development Objective (PDO): The overall objective of the project is “Contribute to the implementation of the NAMA through the productive and technological transformation of the Panela sub- sector”. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PDO Level Results Indicators | Baseline & Unit of Measure | Mid-Term Target | End-of-Project Target | Means of Verification | Responsibility | Assumptions |
| PDO Indicator 1: Strategies implemented to mitigate Greenhouse Gases and pollutants emanating from Panela production. | Climate-smart sugar cane production and other measures to reduce GHG emissions are non-existent or sub-optimal in Panela production processes. (# of Production Units and Departments with climate-smart production, reforestation and fertilization efficiency) Units: 0 Departments: 0 (# of Production Units and Departments with thermal recirculation, electric motors, and elimination of diesel in production processes) Units: 0 Departments: 0 (Amount of C02 mitigated in metric tons) 0.0 | Units: 20 Departments: 3 Units: 20 Departments: 3 0.0 | Units: 40 Departments: 6 Units: Plus 400 through replication Units: 40 Departments: 6 Units: Plus 400 through replication 205,766 MtCO2 eq (including replication factor) | Technical Reports, Production Manuals & Plans. Photographs and videos of installed systems; field inspection visits to production units. Project Mid-Term Evaluation Report Project Terminal Evaluation Report Tracking Tools | Fedepanela Ministry of Environment & Sustainable Development Ministry of Agriculture and Rural Development | See assumptions for individual components |
| PDO Indicator 2: Capacity enhanced for NAMA Implementation by the Panela Sector. | No training tools or plans exist to assist in training producers in the use of alternative technologies under the Panela NAMA. (# of Training plans/courses institutionalized as per the technologies in the Panela NAMA) 0.0 (# of Panela producers trained by Fedepanela in technologies adopted in the Panela NAMA) 0.0 | 3 80 | 3 160 1,600 through replication | Technical Reports, Training Manuals & Reports Project Mid-Term Evaluation Report Project Terminal Evaluation Report | Fedepanela Ministry of Environment & Sustainable Development Ministry of Agriculture and Rural Development |  |
| PDO Indicator 3: MRV System of the Panela NAMA validated. | MRV for Panela does not exist, but is being developed through a parallel initiative of the Government of Colombia, and will be ready in time for project start-up. (# of Production Units with MRV validated) 0.0 | 10 | 40 (Plus 400 through replication) | Technical Reports Project Mid-Term Evaluation Report Project Terminal Evaluation Report | Fedepanela Ministry of Environment & Sustainable Development Ministry of Agriculture and Rural Development |  |

INTERMEDIATE RESULTS LEVEL

| Objectives, Outcomes and Outputs | Indicators | Baseline | Mid-Term Targets | End-of-Project Targets | Means of Verification | Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
| Intermediate Result (Component 1): Improvement in Panela Production Practices and the Restoration of Natural Systems Affected at the Local and National Levels |  |  |  |  |  |  |
| Outcome 1.1: Increase in crop coverage by End of Project (EOP). | 1.1.1 Number of Soil Studies conducted in Panela production units | Current knowledge of soil composition and characteristics insufficient to inform improved production strategies. | Soil studies in panela producing areas conducted or updated in at least 40 production units in at least 6 Departments. | Soil studies in panela producing areas conducted or updated in at least 40 production units in at least 6 Departments, plus an additional 400 units through the replication process. | Reports of Soil Studies available and being used to inform Soil Management Plans | Weather conditions will allow access to and sampling on Panela production slopes. Issues of security do not limit or prohibit access to certain Panela producing areas Willingness of Panela producer to assist the project implementation process in a timely fashion. Panel producers optimistically embrace the efficiency in nitrogenized fertilizer use and organic fertilization. |
|  | 1.1.2 Number of climate-smart sugar cane repopulation plans developed and adopted. | Current production of sugar for panela production has no special considerations or adaptation for a climate-smart approach. | Sugar cane repopulation plans developed and adopted in 20 production units in at least 3 Departments. | Sugar cane repopulation plans developed and adopted in 40 production units in at least 6 Departments, plus an additional 400 units through the replication process. | Sugar Cane repopulation plans and implementation reports. |  |
| Outcome 1.2: Compensation mechanisms for historic deforestation are measurable by 2030. | 1.2.1 Number of Forest Restoration Plans | Forest Restoration Plans are non-existent in the Panela sector. | Forest Restoration Plans developed in at least 20 production units in at least 3 Departments. | Forest Restoration Plans developed in at least 40 production units in at least 6 Departments, plus an additional 400 units through the replication process. | Copies of Forest Restoration Plans available and adopted by Fedepanela and used to guide technical extension services to Panela producers. |  |
| Outcome 1.3: Efficient management of nitrogenized and/or organic fertilizers. . | 1.3.1. Number of Demonstration Strategies developed | The use of nitrogen based fertilizers does not follow a protocol on efficient use and the substitution to organic fertilizers has not yet proven to be viable in sugar cane production for panela. | Demonstration strategies for the efficient use of nitrogenized and/or organic fertilizers implemented in at least 3 Departments. | Demonstration strategies for the efficient use of nitrogenized and/or organic fertilizers implemented in at least 6 Departments. | Demonstration Strategies available and being used to inform the process of converting from inorganic to organic Panela production |  |

COMPONENT 1 - OUTPUTS:

For Outcome 1.1: Increase in crop coverage by End of Project (EOP).

1.1.1: Soil studies in panela producing areas conducted or updated in at least 40 production units in at least 6 Departments, plus an additional 400 units through the replication process.

1.1.2: Sugar cane repopulation plans developed and adopted in 40 production units in at least 6 Departments, plus an additional 400 units through the replication process.

For Outcome 1.2: Compensation mechanisms for historic deforestation are measurable by 2030.

1.2.1: Forest Restoration Plans developed in at least 40 production units in at least 6 Departments, plus an additional 400 units through the replication process.

For Outcome 1.3: Efficient management of nitrogenized and/or organic fertilizers.

1.3.1: Demonstration strategies for the efficient use of nitrogenized and/or organic fertilizers implemented in at least 6 Departments.

| Objectives, Outcomes and Outputs | Indicators | Baseline | Mid-Term Targets | End-of-Project Targets | Means of Verification | Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
| Intermediate Result (Component 2): Integral Technological Transformation of the Panela Production Processes in Colombia. |  |  |  |  |  |  |
| Outcome 2.1: Improvement in the energy efficiency of Panela mills results in reduction of greenhouse Gases by EOP. | 2.1.1Number of production units that have adopted thermal recirculation systems 2.1.2 Number of production units with electric motors installed 2.1.3 Number of production units with 100% elimination of the use of tyres and reduction in the use of firewood 2.1.4 Number of production units with 100% elimination of the use of diesel. 2.1.5 Number of Financial Mechanisms created and made available to panela producers in support of technology transformations and enhanced sustainable production practices. | Thermal recirculation systems have not been embraced as an efficient, less-polluting, and alternative heat source in the Panela sector. Studies and pilot tests in the field have been conducted in Colombia, which have confirmed the benefits of using electric motors as alternative power source in Panela production. It is estimated that 99% of all Panela producers use tyres and firewood as a heat source with significant pollutant production and Green House Gases. Studies and pilot field tests in Colombia have shown that diesel in Panela production is a significant source of pollution, Green House Gases, and is not cost-effective. No established financial mechanisms in support of technology transformation exist | 20 Panela production units have adopted thermal recirculation systems in at least 3 Departments 20 Panela production units with electric motors installed as an alternative power source in at least 3 Departments. 20 Panela production units eliminated tyres and reduced their consumption of firewood as heat sources. 20 Panela production units with 100% elimination of diesel as an energy source. At least 1 credit-based Financial Mechanisms formally established and offering credit to panela producers. | 40 Panela production units have adopted thermal recirculation systems in at least 6 Departments, plus an additional 400 units through the replication process. 40 Panela production units with electric motors installed as an alternative power source in at least 6 Departments, plus an additional 400 units through the replication process. 40 Panela production units eliminated tyres and reduced their consumption of firewood as heat sources, plus an additional 400 units through the replication process. 40 Panela production units with 100% elimination of diesel as an energy source, plus an additional 400 units through the replication process. At least 2 credit-based Financial Mechanisms formally established and offering credit to panela producers. | Photographs and videos of installed systems; field inspection visits to production units. Photographs and videos of installed systems; field inspection visits to production units. Photographs and videos of installed systems; field inspection visits to production units. Photographs and videos of installed systems; field inspection visits to production units. Credit accessibility guidelines for FINAGRO and CAF funds facilitate panela producers’ access to credit | Panela producers are receptive to the technology and are optimistic of the anticipated benefits to be generated from it. Prioritization and selection criteria appropriately embrace geographic coverage to ensure inclusion of all targeted Departments. Panela producers have confidence in the benefits reported in studies and pilot tests identified in the baseline. The cultural use of tyres and firewood does not present delays in acceptance of alternatives by Panela producers Fedepanela ensures that Panela producers are sufficiently sensitized on the need to treat wastewater and its irrigation potential. Fedepanela is assertive in educating Panela producers in the alternative uses of production wastes. |
| Outcome 2.2: Wastewater treatment systems for irrigation use as of year 2 of the project. | 2.2.1 Number of Panela production units with waste water systems for irrigation use. | No Panela production unit is currently equipped with a wastewater system and/or which is used for irrigation, resulting in direct deposit of used water to the environment. | 20 Panela production units with waste water systems installed in at least 3 Departments with at least 20 hectares benefitting. | 40 Panela production units with waste water systems installed in at least 6 Departments with at least 40 hectares benefitting, plus an additional 400 units through the replication process, with at least 400 hectares benefitting. | Photographs and videos of installed systems; field inspection visits to production units. |  |
| Outcome 2.3: Diversified use of waste products from the Panela production process. . | 2.31 Number of Waste Products Management Plans implemented in Panela production units. 2.3.2. Number of production waste products subject to at least three alternative uses. | Waste products from the Panela production process is only partially used in the heat generation process, and the rest is left to lie and produce GHGs. Additionally, with the installation of thermal recirculation systems at mills, the volume of residual waste products will be increased, thus producing more GHGs. Waste products from the Panela production process is not currently subject to alternative uses. | 20 Waste Products Management Plans implemented in Panela production units in at least 3 Departments. Production waste products subject to at least 3 alternative uses in 3 departments | 40 Waste Products Management Plans implemented in Panela production units in at least 6 Departments, , plus an additional 400 Waste Products Management Plans through the replication process. Production waste products subject to at least 3 alternative uses in 6 departments | Copies of Waste Management Plans and Implementation Reports. Annual Production Reports produced by Fedepanela. |  |

COMPONENT 2 - OUTPUTS:

For Outcome 2.1: Improvement in the energy efficiency of Panela mills results in reduction of greenhouse Gases by EOP.

2.1.140 Panela production units have adopted thermal recirculation systems in at least 6 Departments, plus an additional 400 units through the replication process.

2.1.2 40 Panela production units with electric motors installed as an alternative power source in at least 6 Departments, plus an additional 400 units through the replication process.

2.1.3 40 Panela production units eliminated tyres and reduced their consumption of firewood as heat sources, plus an additional 400 units through the replication process.

2.1.4 40 Panela production units with 100% elimination of diesel as an energy source, plus an additional 400 units through the replication process.

For Outcome 2.2: Wastewater treatment systems for irrigation use as of year 2 of the project.

2.2.1:  40 Panela production units with waste water systems installed in at least 6 Departments with at least 40 hectares benefitting, plus an additional 400 units through the replication process, with at least 400 hectares benefitting.

For Outcome 2.3: Diversified use of waste products from the Panela production process.

2.3.1 40 Waste Products Management Plans implemented in Panela production units in at least 6 Departments, plus an additional 400 Waste Products Management Plans through the replication process.

2.3.2. Production waste products subject to at least three alternative uses in 6 departments during the project implementation and replication periods.

| Objectives, Outcomes and Outputs | Indicators | Baseline | Mid-Term Targets | End-of-Project Targets | Means of Verification | Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
| Intermediate Result (Component 3): Capacity Building of the Panela Sector for NAMA Implementation |  |  |  |  |  |  |
| Outcome 3.1: Technical assistance program updated as per the technologies adopted in the NAMA and available for technology transfer | 3.1.1 Number of Training Plans/Courses designed and adopted 3.1.2Number of additional regional producers added to the project 3.1.3 Number of training courses adopted in the Panela NAMA 3.1.4 Number of Panela producers trained 3.1.5 Number of females trained 3.1.6 Number of institutional project stakeholders trained in the “GHG Measurement and Reduction Framework” | No training tools, plans/courses exist to assist in training producers in the use of alternative technologies under the Panela NAMA. Without a standardized approach, efforts to achieve adoption of alternative technologies may be slow and disorganized. The limited participation of women in the field production of Panela has resulted in their absence from participating in production training courses, even though women are active in the processing phase of Panela. | 3 Training Plans/Courses designed and adopted. 20 additional regional producers trained 20 Panela production units with training courses adopted 80 Panela producers trained in use of alternative technology At least 30 women trained in Panela alternative production processes At least 5 project institutional stakeholders trained in the use and application of the “GHG Measurement and Reduction Framework” | 3 Training Plans/Courses designed and adopted. 64 additional regional producers trained. 40 Panela production units with training courses adopted, plus an additional 400 units with training courses adopted through the replication process. 160 Panela producers trained in use of alternative technology, plus an additional 1,600 panela producers trained through the replication process. At least 64 women trained in Panela production processes, plus an additional 640 women will be trained through the replication process. At least 10 project institutional stakeholders trained in the use and application of the “GHG Measurement and Reduction Framework”. | Physical copy of Training and adopted in Fedepanela training courses. Course Registration Forms/Photographs; Participants List; Training Materials used; copy of training certificates Course Registration Forms/Photographs; Participants List; Training Materials used; copy of training certificates Course Registration Forms/Photographs; Participants List; Training Materials used; copy of training certificates Course Registration Forms/Photographs; Participants List; Training Materials used; copy of training certificates Course Registration Forms/Photographs; Participants List; Training Materials used; copy of training certificates | Fedepanela adopts and institutionalizes training plans to guide its technical extension services Targeted trainees are enthusiastic about training and make special effort to participate. Traditional and cultural tendencies do not limit or restrict the participation of women in the training being offered. GHG Measurement and Reduction Framework developed by the ADMIRE Project is fully embraced by all parties concerned. |

COMPONENT 3 - OUTPUTS:

For Outcome 3.1: Technical assistance program updated as per the technologies adopted in the NAMA and available for technology transfer

3.1.1 Training plan designed and adopted as the main tool in training processes in at least 40 production units and linking at least 4 additional regional producers to the project in at least 10 departments of the country, plus an additional 400 units through the replication process.

3.1.2 At least 10 training courses on the technologies adopted in the panela NAMA, with the participation of at least 64 producers.

| Objectives, Outcomes and Outputs | Indicators | Baseline | Mid-Term Targets | End-of-Project Targets | Means of Verification | Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
| Intermediate Result (Component 4): Monitoring, Report & Verification (MRV), and Knowledge Management |  |  |  |  |  |  |
| Outcome 4.1: Validation of the MRV system of the Panela NAMA as of project year 2. | 4.1.1 Number of production Units in which the MRV is being validated | MRV system was proposed in 2018, but implementation has not yet started, thus consolidation and validation are necessary in order to precisely calculate the rate of reduction of GHG emission from panela production. | 10 Panela production units being subjected to MRV validation. | 40 Panela production units being subjected to MRV validation during project implementation, plus an additional 400 units through the replication process. | MRV Reports produced and published. | Project executing agencies, key actors, beneficiaries, and relevant stakeholders participate in the governance and exchange of lessons learned and experiences of the project. Project staff will be sufficiently competent and be properly supervised to ensure effective and efficient Project Management and MRV implementation and validation |
| Outcome 4.2: Systematization of lessons learned, experiences, and results on a continuous basis during project implementation. | 4.2.1 Number of Orientation Guide produced. 4.2.2 Number of Departments where the Orientation Guide is being disseminated | No systematization of results, experiences and lessons learned in Panela production in support of knowledge management. | Orientation Guide contextualized and its content 25% complete 0.0 | Orientation Guide contextualized and its content 90% complete (some experiences and lessons learned can only be systematized upon project completion and as part of the project’s Terminal Evaluation Process). Orientation Guide disseminated to 14 Departments. | Orientation Guide based on systematization of experiences and lessons learned produced and published, and available to inform and guide replication and up-scaling. Fedepanela extension department and staff have fully adopted the Orientation Guide to inform replication and up-scaling efforts. |  |
| Outcome 4.3: Effective management and delivery of the project meeting agreed measurable outputs and indicators as per the standards required by CAF /GEF | 4.3.1 Hiring of project staff and establishing project institutional arrangements 4.3.2 Number of Annual Work Plans and Project Progress Reports 4.3.3 Number of Virtual Monitoring & Evaluation Meetings 4.3.4 Number of physical meetings of the Project Steering Committee 4.3.5 Number of Annual Audit Reports 4.3.6 Number of Mid-Term Evaluation Reports 4.3.7 Number of Terminal Evaluation Reports | Project outcomes, outputs, and indicators defined above in the rest of this Results Framework constitute the baseline for monitoring and evaluation | Project Staff hired and Project Steering Committee and Project Advisory Committee established. Project Inception Workshop held and 6 Quarterly Progress Reports At least 5 virtual meetings of the Technical Advisory Committee held. At least 3 meetings of the Project Steering Committee held 1 Independent External Audited Report 1 Mid-Term Evaluation Report & Tracking Tools 0.0 | Project Staff hired and Project Steering Committee and Project Advisory Committee established Project Inception Workshop held and 12 Quarterly Progress Reports. At least 7 virtual meetings of the Technical Advisory Committee held. At least 5 meetings of the Project Steering Committee held. 3 Independent External Audited Reports 1 Mid-Term Evaluation Report & Tracking Tools 1 Terminal Evaluation Report & Tracking Tools | Copies of Inception Report, Annual Work Plan & Budget, Project Progress Reports, Minutes of Steering Committee and Advisory Committee Meetings; External Audit Reports, Mid-Term Evaluation Report, and Terminal Evaluation Report available for inspection |  |

COMPONENT 4 - OUTPUTS:

For Outcome 4.1: Validation of the MRV system of the Panela NAMA as of project year 2.

4.1.1. Validation of the Panela NAMA in at least 40 production units in at least 6 Departments as of project year 2, plus validation in an additional 400 units through the replication process.

For Outcome 4.2: Systematization of lessons learned, experiences, and results on a continuous basis during project implementation.

4.2.1 Orientation Guide produced which includes methods for calculating reduction of emissions, published and disseminated to a wide variety of audiences as a result of the systematization.

For Outcome 4.3: Effective management and delivery of the project meeting agreed measurable outputs and indicators as per the standards required by CAF /GEF.

4.3.1 Annual Work Plans, Biannual Progress Reports, Annual Financial Audit Reports, Mid-Term Evaluation Report & Tacking Tools, Terminal Evaluation Report & Tracking Tools.

# Annex 2: Detailed Project Description

Country: REPUBLIC OF COLOMBIA

PrOJECT TITLE: TRANSFORMATION OF COLOMBIA’S PANELA SUBSECTOR TROUGH THE NAMA’S INITIAL IMPLEMENTATION (CPS-NAMA).

Proposed Development Objective

- Contribute to the implementation of the NAMA through the productive and technological transformation of the Panela sub- sector.

Project Components

Component 1: Improvement in Panela Production Practices and the Restoration of Natural Systems Affected at the Local and National Levels (USD$349,674).

- Climate-smart sugar cane production  and other measures to reduce GHG emissions are non-existent or sub-optimal in Panela production processes in Colombia. The current knowledge of soil composition and characteristics are insufficient to inform improved production strategies, and Forest Restoration Plans are non-existent in the Panela sector. The use of nitrogen based fertilizers does not follow a protocol on efficient use and the substitution to organic fertilizers has not yet proven to be viable in sugar cane production for Panela.

- This component aims to achieve an increase in crop vegetation cover, measurable mechanisms to compensate for the historical deforestation and the efficient management of nitrogen fertilizers and organic fertilizers. The specific expected results for this component include: Mapping the distribution of soil types in 40 production units in 6 departments in the panela area of the GEF project; Sugar Cane Re-population Plans developed and adopted in the project production units, Reforestation Plans for the areas of intervention of the project, and departments with demonstration strategies for efficient management of nitrogenous fertilizers and organic fertilizers.

- The transformative changes proposed in this component are fully based on the strategic combination of agro-ecological practices based on concepts of conservation, and adoption of cultural practices that are friendly to the environment, also presenting significant co-benefits of adaptation to achieve increased vegetation cover and compensate for historical deforestation, since erosion processes will be reduced in panela production areas. A possible synergy with the restoration component of the forestry NAMA is contemplated, a program currently being designed by the Ministry of Environment and Sustainable Development.

Outcomes:

Outcome 1.1: Increase in crop coverage by End of Project (EOP).

Output 1.1.1: Soil studies in panela producing areas conducted or updated in at least 40 production units in at least 6 Departments, plus an additional 400 units through the replication process.

Output 1.1.2: Sugar cane repopulation plans developed and adopted in 40 production units in at least 6 Departments, plus an additional 400 units through the replication process.

Outcome 1.2: Compensation mechanisms for historic deforestation are measurable by 2030.

Output 1.2.1: Forest Restoration Plans developed in at least 40 production units in at least 6 Departments, plus an additional 400 units through the replication process.

Outcome 1.3: Efficient management of nitrogenized and/or organic fertilizers.

Output 1.3.1: Demonstration strategies for the efficient use of nitrogenized and/or organic fertilizers implemented in at least 6 Departments

Component 2: Integral Technological Transformation of the Panela Production Processes in Colombia (USD$1,017,371).

- Thermal recirculation systems have not been embraced as an efficient, less-polluting, and alternative heat source in the Panela sector. Studies and pilot tests in the field have been conducted in Colombia by Fedepanela, which have confirmed the benefits of using electric motors as an alternative power source in Panela production. However, it is estimated that 99% of all Panela producers use tyres and firewood as a heat source with significant pollutant production and Green House Gases, while studies and pilot field tests in the country have also shown that diesel in Panela production is a significant source of pollution, Green House Gases, and is not cost-effective. No Panela production unit in the proposed project intervention areas is currently equipped with a wastewater system and/or which is used for irrigation, resulting in direct deposit of used water to the environment. Additionally, waste products from the Panela production process is only partially used in the heat generation process, and the rest is left to lie and produce GHGs.

- This component seeks to establish through up-to-date technological processes, transformative changes at the levels of technology, management, attitudes, and the management of resources linked to the production of panela. The production units selected will be subject to demonstrations in the application of innovative technologies. Therefore, the project will support the preparation of a fully participatory Technology Transformation Plan to guide the transformation process during the project and beyond. A Support and Monitoring Plan will be developed, designed to provide continuous advice to panela producers in technical, financial, and management aspects related to the new technologies, practices, mechanisms and proposed technological transformation.

- The specific results for this component include: Adoption of thermal recirculation systems for the utilization of residual heat from the panela production process at units in the targeted departments; replacement of internal combustion engines by electric ones in panela production units; elimination of the use of 100% of additional fuels such as tires and reduction in the use of firewood at production units involved in the project; reduction to 0% of the use of conventional fuel (diesel ) in production units involved in the project by the end of the period of its implementation; waste water treatment systems implemented at selected production units participating in the project, with 40 hectares benefitting from treated waste water; and waste products of the production process subject to at least one of three alternative uses at multiple departments of the country.

Outcomes:

Outcome 2.1: Improvement in the energy efficiency of Panela mills results in reduction of greenhouse Gases by EOP.

Output 2.1.1: 40 Panela production units have adopted thermal recirculation systems in at least 6 Departments, plus an additional 400 units through the replication process.

Output 2.1.2:  40 Panela production units with electric motors installed as an alternative power source in at least 6 Departments, plus an additional 400 units through the replication process.

Output 2.1.3:  40 Panela production units eliminated tyres and reduced their consumption of firewood as heat sources, plus an additional 400 units through the replication process.

Output 2.1.4:  40 Panela production units with 100% elimination of diesel as an energy source, plus an additional 400 units through the replication process.

Outcome 2.2: Wastewater treatment systems for irrigation use as of year 2 of the project.

Output 2.2.1:  40 Panela production units with waste water systems installed in at least 6 Departments with at least 40 hectares benefitting, plus an additional 400 units through the replication process, with at least 400 hectares benefitting.

Outcome 2.3: Diversified use of waste products from the Panela production process.

Output 2.3.1: 40 Waste Products Management Plans implemented in Panela production units in at least 6 Departments, plus an additional 400 units with Waste Products Management Plans through the replication process.

Component 3: Capacity Building of the Panela Sector for NAMA Implementation (USD$292,777).

- In Colombia there are no training tools or plans to assist in training producers in the use of alternative technologies under the Panela NAMA. Training Plans and Training Courses are particularly needed and must be institutionalized by Fedepanela in its training and extension services as part of an overall strategy for NAMA implementation for the Panela Sector, and as a crucial element for the up-scaling and sustainability of project sponsored interventions. The limited participation of women in the field production of Panela has resulted in their absence from participating in production training courses, even though women are active in the processing phase of Panela. This situation must be addressed by the project in line with the Social & Environmental Safeguard policies of CAF.

- This component seeks to build capacity for the transformative changes contemplated in Components 1 and 2, and internalize and incorporate the requirements and recommendations of this project and its demonstrations in the panela NAMA, as well as relevant sector policies, regulatory frameworks, financing mechanisms and incentive programs that will ensure an important contribution to reducing emissions by this agricultural sector.

- The specific results for this component include: Training plan designed and adopted as the main tool in training processes in production units and linking additional producers to the project by region, through-out the departments of the project; and implementation of training courses to panela producers in technologies adopted in the NAMA, financed by the project. Training efforts will also include interactive forums to allow for cross-fertilization and interaction with the NAMAs of other productive sectors in Colombia.

Outcomes:

Outcome 3.1: Technical assistance program updated as per the technologies adopted in the NAMA and available for technology transfer.

Output 3.1.1: Training plan designed and adopted as the main tool in training processes in at least 40 production units and linking at least 4 additional regional producers to the project in at least 10 departments of the country, plus an additional 400 units through the replication process.

Output 3.1.2: At least 10 training courses on the technologies adopted in the panela NAMA, with the participation of at least 64 producers.

Component 4: Monitoring, Reporting & Verification (MRV), and Knowledge Management (USD$224,198).

- A Monitoring, Reporting and Verification (MRV) System has been developed by the Low Emission Development Strategy for the Panela Production Chain in Colombia (2018), but has not yet been implemented, thus consolidation and validation are necessary to precisely calculate rate of reduciton of GHG emissions. No systematization of results, experiences and lessons learned in Panela production in support of knowledge management is currently undertaken, with lost opportunities for knowledge transfer in panela production efficiencies and up-scaling.

- This component will particularly seek to address the precise and frequent measurements required for the measurement of the emissions present in the sector, and will help to consolidate the baseline data generated by the MRV and allow for precise measurements moving forward. It is therefore essential to validate the MRV system, that will be exclusively dedicated to providing systematic measurements of emissions linked to each stage of the panela production process. This strategy will be coordinated with the Climate Action Tool of the Ministry of the Environment for reporting results, which systematizes the results in form of guidelines for subsequent publication and dissemination.

- The specific results for this component include: Validation of the MRV System for the panela sector at the production units through-out departments of the country; Orientation guide produced, published and disseminated to a variety of audiences in the panela industry as a result of the systematization, and including methods for the calculation of the reduction of emissions; Annual Work Plans, Biannual Project Progress Reports, Annual Financial Audit Reports, Mid-Term Evaluation Report and Final Project Evaluation Report.

Outcomes:

Outcome 4.1: Validation of the MRV system of the Panela NAMA as of project year 2.

Output 4.1.1: Validation of the Panela NAMA in at least 40 production units in at least 6 Departments as of project year 2, plus validation in an additional 400 units through the replication process.

Outcome 4.2: Systematization of lessons learned, experiences, and results on a continuous basis during project implementation.

Output 4.2.1: Orientation Guide produced including methods for calculating reduction of emissions, published and disseminated to a wide variety of audiences as a result of the systematization

Outcome 4.3: Effective management and delivery of the project meeting agreed measurable outputs and indicators as per the standards required by CAF /GEF.

Output 4.3.1: Annual Work Plans, Biannual Progress Reports, Annual Financial Audit Reports, Mid-Term Evaluation Report & Tacking Tools, Terminal Evaluation Report & Tracking Tools.

# Annex 3: Summarized Project Implementation Schedule

| COMPONENT 1: Improvement in Panela Production Practices and the Restoration of Natural Systems Affected at the Local and National Levels. |  |  |  |
| --- | --- | --- | --- |
| Outcomes/Outputs/Activities | IMPLEMENTATION |  |  |
|  | PY1 | PY2 | PY3 |
| Outcome 1.1: Increase in crop coverage by EOP |  |  |  |
| 1.1.1 Conduct Soil Study in the Panela production area |  |  |  |
| 1.1.2 Sugar cane repopulation plans developed and adopted |  |  |  |
| Outcome 1.2: Compensation Mechanisms for historic deforestation are measurable by 2030. |  |  |  |
| 1.2.1 Develop Forest Restoration Plans for Panela production units |  |  |  |
| 1.2.2 Implement Reforestation of Panela production units |  |  |  |
| Outcome 1.3: Efficient management of nitrogenized and/or organic fertilizers. |  |  |  |
| 1.3.1 Develop demonstration strategies for the efficient use of nitrogenous fertilizers and/or organic fertilizers |  |  |  |
| 1.3.2 Substitution of inorganic fertilizers by organic fertilizers in Panela production |  |  |  |
| COMPONENT 2: Integral Technological Transformation of the Panela Production Processes in Colombia. |  |  |  |
| Outcomes/Outputs/Activities | IMPLEMENTATION |  |  |
|  | PY1 | PY2 | PY3 |
| Outcome 2.1: Improvement in the energy efficiency of Panela mills results in reduction of greenhouse Gases by EOP. |  |  |  |
| 2.1.1 Feasibility assessment and calibration of the use of residual heat in thermal recirculation systems for Panela Production |  |  |  |
| 2.1.2 Technology Transformation Plan |  |  |  |
| 2.1.3 Support & Monitoring Plan for Panela Producers |  |  |  |
| 2.1.4 Implement the use of thermal recirculation systems in Panela production |  |  |  |
| 2.1.5 Implement the replacement of internal combustion engines by electric ones |  |  |  |
| 2.1.6 Implement the elimination of fuels such as tires and reduction of firewood from Panela production process |  |  |  |
| 2.1.7 Implement the reduction of the use of conventional fuel (diesel) in the Panela production process |  |  |  |
| Outcome 2.2: Wastewater treatment systems for irrigation use as of year 2 of the project. |  |  |  |
| 2.2.1 Feasibility Assessment and calibration of wastewater treatment systems applied to Panela production units |  |  |  |
| 2.2.2 Implementation of wastewater treatment systems in Panela production units |  |  |  |
| Outcome 2.3: Diversified use of waste products from the Panela production process. |  |  |  |
| 2.3.1 Feasibility Assessment and calibration of alternative uses of waste products of Panela production |  |  |  |
| 2.3.2 Implementation of waste products in alternative uses |  |  |  |
| COMPONENT 3: Capacity Building of the Panela Sector for NAMA Implementation. |  |  |  |
| Outcomes/Outputs/Activities | IMPLEMENTATION |  |  |
|  | PY1 | PY2 | PY3 |
| Outcome 3.1: Technical assistance program updated as per the technologies adopted in the NAMA and available for technology transfer in the field throughout project implementation. |  |  |  |
| 3.1.1 Design and develop Technology Transfer Training Plan & Manual as the main tool in training processes for Panela producers |  |  |  |
| 3.1.2 Conduct technology transfer training to Panela producers including Women |  |  |  |
| 3.1.3 Conduct Interactive Forum with NAMAs of other Productive Sectors |  |  |  |
| COMPONENT 4: Monitoring, Report & Verification (MRV), and Knowledge Management |  |  |  |
| Outcomes/Outputs/Activities | IMPLEMENTATION |  |  |
|  | PY1 | PY2 | PY3 |
| Outcome 4.1: Validation of the MRV system of the Panela NAMA as of project year 2. |  |  |  |
| 4.1.1 Technical MRV Confirmation Workshop for the Panela NAMA |  |  |  |
| 4.1.2 Implement activities to validate the MRV for the Panela NAMA |  |  |  |
| Outcome 4.2: Systematization of lessons learned, experiences, and results on a continuous basis during project implementation. |  |  |  |
| 4.2.1 Design and implement Knowledge Management System (KMS) for the CPS-NAMA Project |  |  |  |
| 4.2.2 Develop Orientation Guide from systematization results produced by KMS |  |  |  |
| 4.2.3 Distribute and disseminate Orientation Guide to Panela producers and stakeholders |  |  |  |
| Outcome 4.3: Effective management and delivery of the project, meeting agreed measurable outputs and indicators as per the standards required by CAF /GEF |  |  |  |
| Hire CPS-NAMA Project Team |  |  |  |
| Develop Gender Mainstreaming Action Plan as per CAF/GEF Project Manual on Social & Environmental Safeguards |  |  |  |
| Project Inception Workshop |  |  |  |
| Audit of Project Activities |  |  |  |
| Project Steering Committee Meetings |  |  |  |
| Project Technical Committee Meetings |  |  |  |
| Application of GEF Tracking Tool |  |  |  |
| Project Mid-Term Evaluation |  |  |  |
| Project Terminal Evaluation |  |  |  |

# Annex 4: Incremental Cost Matrix

| BASELINE | ALTERNATIVE | INCREMENT |
| --- | --- | --- |
| (A) | (B) | (B) – (A) |
| COMPONENT 1: Improvement in Panela Production Practices and the Restoration of Natural Systems Affected at the Local and National Levels. |  |  |
| Component Result: An increase in crop vegetation cover, measurable mechanisms to compensate for the historical deforestation and the efficient management of nitrogen fertilizers and organic fertilizers, by mapping the distribution of soil types, the development and implementation of Sugar Cane Re-population Plans, the implementation of Reforestation Plans, and the implementation of demonstration strategies for efficient management of nitrogenous fertilizers and organic fertilizers. |  |  |
| Outcome 1.1: Current knowledge of soil composition and characteristics is insufficient to inform improved panela production strategies in the project intervention area. Current production of sugar cane for panela production has no special considerations or adaptation for a climate-smart approach which allows for the expansion and repopulation of plots, thus maximizing their contribution as sinks for greenhouse gases. | In an effort to minimize the impact of panela production and optimize production efficiencies, resources of the GEF will support soil studies in panela producing areas in at least 40 production units in at least 6 Departments, and will support the development and adoption of sugar cane repopulation plans in 40 production units in at least 6 Departments. | Coverage of sugar cane crop for panela production increased, with deforestation compensation mechanisms in the form of reforestation established and measurable, and nitrogenized and organic fertilization applied in an efficient manner according to standardized protocols. |
| Outcome 1.2: Forest Restoration Plans are non-existent in the Panela sector, thus there are no significant efforts or compensation mechanisms to recover forests degraded in areas of panela production processes. | The GEF will fund the development and implementation of Forest Restoration Plans in at least 40 production units in at least 6 Departments, following sustainable development principles including native species. |  |
| Outcome 1.3: The use of nitrogen based fertilizers does not follow a protocol for efficient use and the substitution to organic fertilizers, though attempted, has not yet proven to be viable in sugar cane production for panela. | Project funds will be used to develop and implement demonstration strategies for the efficient use of nitrogenized and/or organic fertilizers, in at least 6 Departments and among the 40 production units targeted by the project. |  |
| COMPONENT 2: Integral Technological Transformation of the Panela Production Processes in Colombia. |  |  |
| Component Result: Thermal recirculation systems adopted for the utilization of residual heat from the panela production process, replacement of internal combustion engines by electric ones, elimination of the use of tyres as fuel and reduction in the use of firewood, reduction in the use of diesel in production units, waste water treatment systems implemented, and waste products of the production process subject to at least one of three alternative uses. |  |  |
| Outcome 2.1: Notwithstanding efforts by the Government of Colombia under the framework if the CDM, thermal recirculation systems have not been embraced as an efficient, less-polluting, and alternative heat source in the Panela sector. Besides, studies and pilot tests in the field have been conducted in Colombia, which have confirmed the benefits of using electric motors as alternative and more sustainable power source in Panela production. It is estimated that 99% of all Panela producers in the country use tyres and firewood as a heat source with significant production of pollutants and Green House Gases. Studies and pilot field tests in Colombia also have shown that diesel in Panela production is a significant source of pollution, Green House Gases, and is not cost-effective. | The project resources will support 40 panela production units and 6 departments in the adoption of thermal recirculation systems, the installation of electric motors as an alternative and cleaner energy source, while implementing efforts to eliminate tyres and reduce firewood as heat sources, and supporting processes to achieve a 100% elimination of diesel as an energy source. | Integral technological transformation of the panela production processes achieved through the improvement in the energy efficiency of Panela mills, with panela wastewater used for irrigation purposes and other waste subjected to diversified alternative uses. |
| Outcome 2.2 : No Panela production unit in the proposed project intervention area is currently equipped with a wastewater system and/or which is used for irrigation, resulting in direct deposit of used water to the environment. | The GEF resources will be used to install waste water systems in at least 40 production units across 6 departments targeted by the project, installed in at least 6 Departments, and benefitting at least 40 hectares. |  |
| Outcome 2.3: Waste products from the Panela production process is only partially used in the heat generation process, and the rest is left to lie and produce GHGs. Additionally, with the installation of thermal recirculation systems at mills, the volume of residual waste products will be increased, thus producing more GHGs. | Project funds will support the development and implementation of Waste Products Management Plans in 40 Panela production units in at least 6 Departments targeted by the project. |  |
| COMPONENT 3: Capacity Building of the Panela Sector for NAMA Implementation. |  |  |
| Component Result: Training plan designed and adopted as the main tool in training processes in production units and linking additional producers to the project by region, through-out the departments of the project; implementation of training courses to panela producers in technologies adopted in the NAMA; interactive forums to allow for cross-fertilization and interaction with the NAMAs of other productive sectors in Colombia. |  |  |
| Outcome 3.1 No training tools or plans exist to assist in training producers in the use of alternative technologies under the Panela NAMA. Without a standardized approach, efforts to achieve adoption of alternative technologies may be slow and disorganized. | The GEF will support the design and adoption of an institutionalized Training Plan, to be used by Fedepanel as the main tool in training processes in at least 40 production units and linking at least 4 additional regional producers to the project in at least 6 departments targeted by the project. The project will support at least 10 training courses on the technologies adopted in the panela NAMA, with the participation of at least 64 producers. | Capacity for NAMA implementation in the panela sector strengthened, through technical assistance and training as per the technologies adopted in the NAMA and available for technology transfer. |
| COMPONENT 4: Monitoring, Report & Verification (MRV), and Knowledge Management |  |  |
| Component Result: Validation of the MRV System for the panela sector at the production units through-out departments of the country; Orientation guide produced, published and disseminated to a variety of audiences in the panela industry as a result of the systematization, and including methods for the calculation of the reduction of emissions. |  |  |
| Outcome 4.1: An MRV system has been developed in 2018, but has not been implemented or validated; this is necessary in order to precisely estimate reduction in GHG emissions based on a robust and validated MRV system. | GEF funds will support the validation of the Panela NAMA in at least 40 production units in at least 6 Departments as of project year 2, and will support the creation and initial operation of interactive forums as a platform for interaction with the NAMAs of other productive sectors. | Validation of the MRV system of the Panela NAMA, with lessons learned, experiences and results systematized on a continuous basis, with frequent exchanges with the NAMAs of other sectors. |
| Outcome 4.2: No systematization of results, experiences and lessons learned in Panela production in support of knowledge management is currently underway, and there are no structured platforms for interaction and exchange of experiences with NAMAs of other productive sectors. | Project resources will support the development of an Orientation Guide produced inclusive of methods for calculating reduction in emissions, to be published and disseminated to a wide variety of audiences as a result of the systematization. |  |
| BASELINE COSTS (CAF investments + Governments + other) TOTAL: US$32,036,844 | ALTERNATIVE COST TOTAL: $147,816,478 | GEF: $2,000,000 Co-Financing: US$113,779,634 TOTAL: $115,779,634 |

# Annex 5: Implementation Arrangements

Country: REPUBLIC OF COLOMBIA

TRANSFORMATION OF COLOMBIA’S PANELA SUBSECTOR TROUGH THE NAMA’S INITIAL IMPLEMENTATION (CPS-NAMA).

Project Administration and Implementation Arrangements

Project execution and coordination among the variety of actors of the project will be led by Fedepanela. Fedepanela is a national trade organization committed to research and technological, economic, social and environmental development of the panela sub-sector, with strong influence on public policies. Fedepanela strives to protect the well-being of its membership at all times, and manages public and private resources to help improve the quality of life of its membership. Fedepanela has been identified as a key player in the process of technology transfer and adoption because they know the characteristics and needs of panela producers in Colombia, and validate the measures proposed for climate change mitigation in the panela sector. In addition, Fedepanela directs and addresses the extension services provided to each producer and provides technical assistance to enhance panela production in the country.

A Project Coordinating Unit (PCU) will be established by Fedepanela to oversee day-today project execution. The PCU is responsible for the fiduciary oversight and reporting of the project, including financial management and procurement consolidation according to the projects operational manual and procurement plan. It is also responsible for monitoring and evaluation (M&E), provides and coordinates technical advice, and coordinates and assists overall orientation concerning project conception, strategies, criteria and methodologies, as well as organizes and supports regional activities at the department level. The PCU will be staffed with A Technical Project Coordinator, a Sustainable Agriculture Specialist, and an Accountant/Administrative Officer. Financial management and procurement services will be provided by Fedepanela, and technical delivery of project outputs will be complemented by specialist consultants on an as needed basis.

Two key governing bodies will be established for the project: a Project Steering Committee (PSC) and a Technical Advisory Committee (TAC). In practical terms the PSC is responsible for ensuring that the project meets goals announced in the Project Result Framework by helping to balance conflicting priorities and resources.  Conclusions and recommendations produced by the PSC will be used by Fedepanela to modify implementation strategies, annual work plans and resources allocation budget and, when necessary, to adjust the project’s Result Framework. This committee will meet every six months, either physically or virtually. The composition of the PSC will be defined in the Project Operations Manual (POM). The specific roles and responsibilities of the Project Steering Committee are as follows:

- Provide input into planning and coordination of the project

- Review and approve the Project Operational Manual in consultation with Fedepanela and CAF; as well as approving subsequent changes and amendments to be introduced to the POM upon prior approval by Fedepanela and CAF;

- Review and approve Annual Operational Plans, Procurement Plans, quarterly and semi-annual reports, The PSC is the authority that signs off on the completion of each quarterly plan and authorizes the start of the next quarterly plan.

- Review quarterly or other periodic and/or exceptional reports submitted by the Project Coordinator or Fedepanela on project status, activities performed, annual budget execution, the project’s financial situation, and/or other topics as may be requested;

- Review the progress of the project and ensure activities are in line with approved annual operational plan and budget;

- Ensures that required resources are committed and arbitrates any conflicts within the project or negotiates a solution to any problems between the project and external entities

- Promote partnerships with relevant Government Ministries/agencies/departments for preparation, monitoring and execution of the project; and

- Facilitate the coordination of project financed activities with other related investments in Panama where applicable;

- Ensure accountability by making decisions in accordance with standards that ensure management brings about development results, best value for the money, fairness, integrity, transparency, and effective international competition.

- The Technical Advisory Committee (TAC) is to provide technical oversight, guidance and support during project implementation. The TAC is also responsible for reviewing and providing recommendations on project processes (operational guidelines) and activities to the Project Steering Committee (PSC) for their review and endorsement. The TAC will meet at least quarterly. The composition of the TAC will be defined in the Project Operations Manual. The specific roles and responsibilities of the Technical Advisory Committee are as follows:

- Review and make recommendations to the PSC on matters related to the Annual Operational Plans, Procurement Plan, Annual Reports and Project Progress Reports;

- Ensure that project activities adhere to the Annual Operating Plan, the POM and CAF Social & Environmental Safeguards, and those of the Government of Panama;

- Review progress reports to ensure that the project is being implemented according to the Annual Work Plan;

- Review and make recommendations for improving the Terms of References for the recruitment of consultants, while ensuring that this review does not constitute undue delay to the project’s procurement processes;

- Participate in key meetings, workshops, consultations, trainings and other related activities as required;

- Provide technical oversight and advice to the PCU;

- Ensure accountability by making decisions in accordance with standards that ensure management brings about development results, best value for the money, fairness, integrity, transparency, and effective international competition.

- The Project Steering Committee will be chaired by the Ministry of Environment, with the Ministry of Agricultural and Rural Development serving as Vice-Chair.  The Technical Advisory Committee will be chaired by Fedepanela, with the Ministry of Agriculture and Rural Development serving as Vice-Chair, and will also include a representative of FINAGRO. In all instances, the PSC and the TAC will do all that may be necessary to ensure expediency in project processes, and will consider virtual meetings as a valid and legitimate form of meeting, but with at least one physical meeting per year in the case of the PSC, and at least two physical meetings per year in the case of the TAC. The institutional structure for project implementation is provided below.

Institutional Structure of the CPS-NAMA Project

| Fedepanela (Project Executing Agency) |  | Project Steering Committee (PSC) |  |  |
| --- | --- | --- | --- | --- |
|  |  |  |  | Technical Advisory Committee (TAC) |
| Technical & Fiduciary Responsibility |  |  |  |  |
|  |  | Project Coordinating Unit (PCU) |  |  |
|  |  | Technical Project Coordinator (TPC) |  |  |
| Sustainable Agriculture Specialist |  | Accountant/Administrative Officer |  | Technical Consultants |

Financial Management

- All activities related to financial management will follow the Financial Procedures Agreement (inclusive of all annexes) between the Development Bank of Latin America (CAF) and the International Bank for Reconstruction and Development (IBRD) as Trustee of the Global Environmental Facility Trust Fund (GEFTF), signed on September 28th, 2015. This agreement contains provisions for project operations to meet and exceed all internationally-accepted financial and fiduciary management standards, to be evidenced in annual, final independent audits, and other periodic audits of the project accounts, as may be necessary. Staff of the project’s executing agency that are involved in the day-to-day management of project resources will be trained in financial management policies consistent with the provisions of the above-mentioned agreement, during and after the Project’s Inception.

- Specifically, the project will implement an adequate integrated financial management system for the Project, including internal control systems that: (i) are in accordance with international accounting standards; (ii) reliably record and report all assets, liabilities and financial transactions of the Project; (iii) provide sufficient financial information for managing and monitoring Project activities; and (iv) integrate financial information, disbursements, purchasing, physical and financial progress of Project indicators, procurement, and control of contracts, to allow the generation of quarterly programmatic financial reports on the financial and physical advance of each component, as well as financial information by disbursement category. The detail of these procedures will be contained in the Project Operations Manual.

Disbursements

- Disbursements will be made against Project Annual Work Plans (AWP) approved by the Project Steering Committee and CAF. Disbursement shall be in accordance with guidelines defined in CAF Disbursement Policies. Statement of Expenses (SOE) documentation will be maintained by the PCU for post-review and audit purposes. The authorized transfers to Fedepanela for project expenditures will be set at a level sufficient to cover approximately six months of estimated expenditures eligible for financing as per the approved Annual Work Plan. Replenishments of funds will be made on evidence of satisfactory utilization of the previous advance(s) as evidenced by the documentation submitted in support of disbursement applications. Deposits into the Fedepanela project account and its replenishments, up to an amount of 6 months of eligible project needs, will be made on the basis of Applications for Withdrawals accompanied by the supporting and other documentation specified in the CAF Disbursement Policies.

- The Project funds will be transferred to Fedepanela by CAF, where funds will be maintained in a project-specific account in US Dollars, in a local bank in Bogota, Colombia. The PCU will be responsible for submitting to CAF, appropriate disbursement applications to request the disbursement of funds. Replenishments of funds under SOEs will be made on evidence of satisfactory utilization of the previous advance(s) as evidenced by the documentation submitted in support of disbursement applications.

Procurement

- All activities related to procurement will follow the Procurement Policies of CAF as defined in the Procurement and Contracting of Goods, Services and Works Manual, published on March 17th, 2015 by the Directorate of Physical Infrastructure, Logistics, and Administration, Version MN/DIOFLA 038 of February 2016. These policies contain provisions for operations to meet and exceed all internationally-accepted financial and fiduciary management standards, to be evidenced in annual and final independent audits of the project’s procurement and disbursement processes. Staff of the project’s executing agency that are involved in the day-to-day management of project resources will be trained in CAF’s procurement policies as described above and in procurement planning during and after the Project’s Inception.

Environmental and Social (including safeguards)

- The implementation of project activities will be in accordance the Environmental and Social Safeguards for CAF/GEF Projects Manual, Version 1 of May 2015. The Project is classified as Category B, according to the Guidelines and Procedures on Environmental and Social Safeguards for CAF/GEF Projects Manual (Section V.I.2 Annex I). Project interventions are not expected to cause major adverse environmental impacts, and instead, in many cases will improve the environmental and social conditions prevailing in the areas of intervention, including greater resilience capabilities to deal with extreme events, impacts of climate variability and climate change. Minor site-specific environmental impacts in natural habitats and forests may be expected from some on-the-ground interventions, but mostly temporary.

Monitoring and Evaluation

- The project will follow CAF standard monitoring, reporting and evaluation processes and procedures. Reporting requirements and templates will be provided by CAF and will be an integral part of the legal instrument to be signed by the executing agency and CAF. The project M&E plan is consistent with the GEF Monitoring and Evaluation policy. The Project Results Framework presented in Annex 1 includes SMART indicators and means of verification for each expected outcome. These indicators will be the main tools for assessing project implementation progress and whether project expected results are being achieved. A costed project M&E Plan is presented in Annex 6.

- An Inception Workshop will be held at the onset of project implementation to ensure all actors understand their roles and responsibilities vis-à-vis project monitoring and evaluation. Indicators and their means of verification may be fine-tuned at the inception workshop. Day-to-day project monitoring is the responsibility of Fedepanela and the project management team. It is the responsibility of Fedepanela to inform CAF of any delays or difficulties faced during project implementation so that the appropriate support or corrective measures can be adopted in a timely fashion.

- The PSC will issue reports every 6 months on progress by the project and make recommendations concerning the need to revise any aspects of the Project Results Framework, or the M&E plan. Supervision to ensure that the project meets CAF and GEF policies and procedures is the responsibility to the CAF-GEF Task Manager. The Task Manager will also review the quality of draft project outputs, provide feedback to the project partners, and establish peer review procedures to ensure adequate quality of project outputs in close collaboration with Fedepanela.

- Fedepanela will develop an initial supervision plan that will be communicated to the project partners during the inception workshop for comments.  The emphasis of the Task Manager supervision will be on outcome monitoring but without neglecting project financial management and implementation monitoring.  Progress vis-à-vis delivering the agreed project global environmental benefits will be assessed by CAF. Project risks and assumptions will be regularly monitored both by the PSC and CAF. Risk assessment and rating is an integral part of the Project Implementation Review (PIR). The quality of project monitoring and evaluation will also be reviewed and rated as part of the PIR. Key financial parameters will be monitored quarterly to ensure cost-effective use of financial resources.

- A Mid-Term Evaluation will be conducted at the mid-point in the project. An independent consultant will be hired to conduct this evaluation. Fedepanela will manage the mid-term evaluation (MTE) process, under close supervision of CAF. The MTE will address evaluation parameters recommended by the GEF Evaluation Office and will verify information gathered through the GEF tracking tools, as relevant. The PSC will participate in the mid-term evaluation and will support Fedepanela in the development of a management response to the evaluation recommendations along with an implementation plan. It is the responsibility of the CAF-GEF Task Manager to monitor whether the agreed recommendations are being implemented.

- An Independent Terminal Evaluation will take place within the last semester of project implementation. CAF will manage the terminal evaluation process. A review of the quality of the evaluation report will be done by CAF and submitted along with the report to the GEF Evaluation Office not later than 6 months after the completion of the evaluation.

Stakeholder Participation

- Stakeholders participated in the identification of project priorities and in the definition of planned outputs and outcomes during interviews and consultations. Project stakeholders had the opportunity to review and comment on proposed project activities and to provide specific inputs to the project formulation process. During project implementation, stakeholder participation will include the provision of co-financing, participation of technical staff in workshops, training, and tools development, the facilitation of local project events and processes, the provision of project oversight through participation on the PSC or TAC, as data sources, technical expertise and knowledge management through the institutionalization of project results and lessons learned to allow for up-scaling, replication, and sustainability.

- In addition to the participatory institutional structure described above, Fedepanela will continue to work in close and direct coordination with CAF, the Ministry of Environment & Sustainable Development, the Ministry of Agriculture & Rural Development, and with the regional governments at the level of the 6 departments targeted for project intervention,  as well as other relevant entities and local stakeholder groups.

- The inclusion and engagement of project stakeholders Civil Society Organizations (CSOs) and the public in the implementation of the project will be ensured via their direct participation in the governance and decision-making bodies of the project. Special effort will be made to ensure that CSOs active or present in the area of influence of the project are represented in project decision-making and in interventions which may affect their interests. In all instances, the standards and guidelines of the Environmental and Social Safeguards for CAF/GEF Projects Manual applies, including safeguards addressing indigenous peoples.

# Annex 6: Budgeted Monitoring & Evaluation Work Plan

| M & E Activity | Responsibility | Estimated Budget (US$) (Excluding Staff Time) | Time Frame |
| --- | --- | --- | --- |
| Inception Workshop (one day) to produce: Annual Work Plan; Discuss Project Operations Manual; Discuss Roles, Responsibilities, and Decision-making Structures; Discuss need and details of Gender Action Plan; and Discuss Financial Reporting and Project Progress Reporting | - CAF - PCU/Project Coordinator - Project Team - Consultant to assist with planning and facilitation | Indicative Cost: $15,000 | Within first 6 weeks of project start-up |
| Develop long-term M&E Plan | - Project Coordinator will develop TORs to be vetted by CAF - Consultant hired to assist with development of long-term M&E Plan. | Indicative Cost: $10,000 (Consultant’s cost plus costs associated with vetting of means of verification in the field through-out project implementation) | To be developed at start up, and applied at start-up, mid-term and end of project |
| Application of GEF Tracking Tools (Biodiversity and Climate Change) | - CAF - PCU - Project Team | Indicative Cost: $5,000 | Annually |
| Project Steering Committee Meetings and Project Technical Committee Meetings (with formally prepared minutes and resolutions) | - CAF - PCU | Indicative Cost: $15,000 | One physical meeting per year and at least one virtual meeting per year |
| Quarterly Financial Reports & SOEs | - PCU - Project Team | Indicative Cost: $15,000 | Within 30 days of each completed quarter |
| Project Progress Reports | - PCU - Project Team - National Project Focal Points - National Committees | Indicative Cost: $10,000 | At least every 6 months and due within 30 days of each completed semester. |
| Publication of Project Progress Reports and other informative materials | - PCU - Project Team | Indicative Cost: $5,000 | Every semester (bi-annually) |
| External Mid-Term Review | - CAF - PCU - Project Team - International Consultants (2) - National Consultants (4) | Indicative Cost: $00,000 (Professional Fees and logistical costs for Consultant) (To be covered by CAF) | Within 90 days of completion of the project’s mid-term |
| External Final Evaluation | - CAF - PCU - Project Team - International Consultants (2) - National Consultants (4) | Indicative Cost: $00,000 (Professional Fees and logistical costs of Consultant) (To be covered by CAF) | At the end of project implementation |
| Terminal Report | - PCU - Project Team - Consultant | Indicative Cost: $0,000 (To be covered by CAF) | At least one month before the end of the project |
| Audits | - PCU develops TORs to be vetted by CAF - Audit Firm to be hired by RCU, after no objection from CAF | Indicative Cost: $15,000 | At least annually CAF reserves the right to request a partial or complete audit at any time |
| Monitoring Visits to Project Sites | - PCU - CAF - Project Team | Indicative Cost: $10,000 (cost of CAF travel to be charged to GEF IA Fees) | At least yearly |
| TOTAL INDICATIVE COST, EXCLUDING STAFF TIME AND CAF STAFF TRAVEL |  | US$100,000 |  |

# Annex 7: Endorsement by GEF Focal Point