Myanmar: Rural Renewable Energy Development Programme (RURED)

Responses to GEFSec Comments 29 May 2019

| Comments & Responses | Reference |
| --- | --- |
| 1. If there are any changes from that presented in the PIF, have justifications been provided? |  |
| Comment: 5/29/2019 MY: Not at this time. There is a significant change from the PIF stage to the CEO ER stage: the targeted installation of 15 MW renewable power capacity was revived from the PIF. Please put the sub-component of 3.6 of the PIF back to the CEO ER document. Response: While the 15 MW renewable power capacity has always been part of the project proposal, this was indeed not clearly and sufficiently explicit in the Component 3 description. This has now been adjusted by the adjusted title of Component 3.1 formulated as “Designed and implemented off-grid RE solutions and models integrated with PUE implemented, total installed capacity 15 MW”. In the Component 3.1 description, more explicit reference to the RE mini-grid capacities has been included (highlighted in yellow) as well as reference to Annex G for more detailed calculation background info. An updated calculation of RE capacities and CO2 emission reduction resulted in slightly adjusted CO2 emission reduction numbers. | Adjusted Component 3.1 title throughout ProDoc and CerDoc Additional text on page 40 in ProDoc Slightly adjusted CO2 numbers throughout ProDoc and CERDoc |
| 2. Is the project structure/ design appropriate to achieve the expected outcomes and outputs? |  |
| Comment: 5/29/2019 MY: Not at this time. It is difficult to justify the use of $37.95 million resources without any concert (tangible) investment. Please put the $15 MW back (see the comment in the previous box). In Table B, please clearly indicate what to do with the GEF$ 1.6 million (INV) and $31.5 million co-financing (INV). Response: While the 15 MW renewable power capacity has always been part of the project proposal, this was not clearly and sufficiently explicit in the Component 3 description. This has now been adjusted by the adjusted title of Component 3.1 formulated as “Designed and implemented off-grid RE solutions and models integrated with PUE implemented, total installed capacity 15 MW”. Please also note the explanation on page 8 on the correspondence of outcomes and outputs at PIF with those at CEO ER stage (original 3.2, 3.4 and 3.6 merged into new 3.1). In the Component 3.1 description, more explicit reference to the RE mini-grid capacities has been included (highlighted in yellow) as well as reference to Annex G for more detailed calculation background info. In the ProDoc on page 41 and 42 the application of the DRD co-financing and the GEF investment support to mini-grid development is described in detail. For further clarity, two footnotes (nr 4 and nr 5) were added to the CERDoc to clarify the GEF investment support and the application of the DRD co-financing. | Adjusted Component 3.1 title throughout ProDoc and CerDoc Additional text on page 40 in ProDoc CERDoc Page 2, footnote 4 and 5 |
| 3. Is the financing adequate and does the project demonstrate a cost-effective approach to meet the project objective? |  |
| 5/29/2019 MY: Yes. |  |
| 4. Does the project take into account potential major risks, including the consequences of climate change, and describes sufficient risk response measures? (e.g., measures to enhance climate resilience) |  |
| Comment: 5/29/2019 MY: Not completed at this time. On page 11 of 14, please write a paragraph to clearly show the planed and scoped risk mitigation procedures for the project. This is to address bullet number 4 of the comments of the US government. Response: In the CERDOc, an additional paragraph was dedicated to the risk mitigation procedures for the project by means of raising attention for the additional report, the Environmental and Social Management Framework (ESMF), that was published as an extra annex to the ProDoc. In this ESMF, the processes are described that will be undertaken during the project inception/implementation phases for the additional assessment of potential impacts and identification and development of appropriate risk management measures, consistent with UNDP’s Social and Environmental Standards (SES). The ESMF identifies the steps that will be followed during the inception/implementation phases for the completion of stand-alone management plans as justified based on the results of the SESP for the moderate risks identified. The ESMF also details the roles and responsibilities for its implementation and includes a detailed budget and monitoring and evaluation plan. | Additional paragraph on page 12 of the CERDoc. Please also refer to ProDoc Annex “Environmental and Social Management Framework” |
| 5. Is co-financing confirmed and evidence provided? |  |
| Comment: 5/29/2019 MY: Not completed at this time. Please provide a new co-financing letter from the UNDP that shows the exact numbers of grant and in-kind co-financing as those in Table C on page 2. Response: An updated UNDP Co-financing letter is provided | ProDoc: Annex J, updated UNDP Co-financing letter |
| 6. Are relevant tracking tools completed? |  |
| Comment: 5/29/2019 MY: Yes. Response: Yes. |  |
| 8. Is the project coordinated with other related initiatives and national/regional plans in the country or in the region? |  |
| Comment: 5/29/2019 MY: Yes. |  |
| 9. Does the project include a budgeted M&E Plan that monitors and measures results with indicators and targets? |  |
| Comment: 5/29/2019 MY: Yes. Response: |  |
| 10. Does the project have descriptions of a knowledge management plan? |  |
| Comment: 5/29/2019 MY: Yes. Response: |  |
| 11. Has the Agency adequately responded to comments at the PIF stage from: |  |
| Comment: 5/29/2019 MY: Not yet. In the PIF, the PM put the following comment: "At the CEO ER stage, the agency needs to put some cash as co-financing for the project." Now, the UNDP did not change it. Please submit a new co-financing letter showing $80,000 cash contribution as shown in Table C. Response: An updated UNDP Co-financing letter is provided | ProDoc: Annex J, updated UNDP Co-financing letter |
| Comment: 5/29/2019 MY: Not at this time. On page 30, paragraph 3 (UNDP responses), please check activity and output 1.2.2. It cannot be found in the outputs and outcomes in Table B. Please write more detail when addressing to the comment of bullet number 4 of the US government on risk mitigation measures on page 31 (the last para of page 31). Response: Activity 1.2.2 was adjusted to become Activity 1.2.1 (“ Advisory services to ECD of MoNREC, on off-grid electrification and greenhouse gas (GHG) emission monitoring, verification and reporting”) An additional paragraph is dedicated to explain the work undertaken to address Social and Environmental Risks in the project by highlighting the additional report, the Environmental and Social Management Framework (ESMF), that was published as an extra annex to the ProDoc. | Adjusted Activity nr on page 31 Additional paragraph on page 32 of the CERDoc. Please also refer to ProDoc Annex “Environmental and Social Management Framework” |
| 12. Is CEO endorsement recommended? |  |
| Comment: 5/29/2019 MY: Not at this time. Please address the comments above. 7/3/2019 MY: Not at this time. The PPO Unit of the GEF has reviewed FSP GEF ID9890 – Myanmar with the following comments. Please address them. 1.. Additional execution function: Please make sure to undertake additional execution function in the project. Per UNDP’s statements below, we would like to flag whether those execution driven services mentioned are covered by an agreement with the government and if the government has provided a letter to UNDP requesting direct execution for such services. We have not seen such request in the submitted documentation. UNDP will provide Direct Project Services (DPS), according to UNDP policies on GEF funded projects. DPS costs are those incurred by UNDP for the provision of services that are execution driven and can be traced in full to the delivery of project inputs. Direct Project Services are over and above the project cycle management services. They relate to operational and administrative support activities carried out by UNDP. DPS include the provision of the following estimated services: i) Payments, disbursements and other financial transactions; ii) Recruitment of staff, project personnel, and consultants; iii) Procurement of services and equipment, including disposal; iv) Organization of training activities, conferences, and workshops, including fellowships; v) Travel authorization, visa requests, ticketing, and travel arrangements; vi) Shipment, custom clearance, vehicle registration, and accreditation. As is determined by the GEF Council requirements, these service costs are assigned as Project Management Cost, identified in the project budget as Direct Project Costs. Eligible Direct Project Costs should not be charged as a flat percentage. They should be calculated on the basis of estimated actual or transaction based costs and should be charged to the direct project costs account codes: “64397- Services to Projects – CO Staff” and “74596 – Services to Projects – GOE for CO”. 2 . On Core Indicators: The emission reductions should be reported under sub-indicator 6.2. (and not 6.1.) which is for projects outside AFOLU sector. In addition the team could consider using sub-indicator 6.4. “Increase in installed renewable energy capacity”. Response: - The RURED Project is designed to be implemented following the UNDP’s Direct Implementation Modality (DIM) given the challenges of the current government set up and in the interest of making decisions and delivering results timely, confirmed in the minutes of the Local Project Appraisal Committee (LPAC) meeting held on 25 April 2019 (see attached). The use of DIM is consistent with GEF-financed projects in Myanmar. As the GEF Implementing Agency for this project, the UNDP Myanmar Country Office will be responsible for the project implementation and achievement of the project outcomes and outputs, transparent practices and appropriate conduct and professional auditing in compliance with UNDP rules and regulations as per DIM. With the decision of the Government of Myanmar to request UNDP to execute project activities through DIM, strict firewall will be maintained between project oversight function (or called Implementation by GEF) and implementation function (or called Execution by GEF). As per UNDP Internal Control Framework, there will be segregation of duties and clear lines of reporting and accountabilities between project oversight and implementation support services. Both functions cannot be performed by the same UNDP personal. As the project is implemented with DIM modality, the use of Direct Project Services and relevant budgetary account code may cause confusion. The budget has now been adjusted to reflect the implementation support (or Execution) needed, including managing of project activities, HR, and procurement and contracting of goods & services. The new budget line is 61200 – Salaries Costs GS – Staff. Please refer to budget note 33 in Total Budget and Work Plan in the Project Document detailing UNDP staff costs performing implementation support services (execution): - HR associate (for hiring project staff & HR/payroll administration) @$3,776/year - Procurement specialist (for preparation of procurement plan, TOR validation, procurement of goods, services and consultant) @$7,500/year - Finance associate (for processing payments to vendor/consultant) @$2,200/year - Communication & outreach (for website management) @$1,500/year To ensure national engagement in areas of technical supports from the government counterparts, the UNDP Myanmar CO will be partnering with Ministry of Agriculture, Livestock and Irrigation, specifically the Department of Rural Development, the Ministry of Energy and Electricity, Ministry of Natural Resources and Environmental Conservation and the State and Region governments. - The emission reduction is now reported under sub-indicator 6.2 | Attached minutes of LPAC meeting Adjusted budget table on page 73 Adjusted reporting in GEF Portal |