## Annex E:  Stakeholder Engagement Plan

Detailed list of stakeholders (including their addresses) in each country can be found in the national reports prepared during the PPG phase. The list is very extensive to include in this plan. It is envisaged that the stakeholder engagement plan will be revised/validated/verified adaptively during the project implementation phase.

| Outcome | Output | Lead institution | Stakeholders and partners | Key responsibilities |
| --- | --- | --- | --- | --- |
| Outcome 1: Improved understanding and knowledge of groundwater and how it interacts with surface water and the types of pressures on them, building upon existing information | Output 1.1: Shared aquifers diagnostic analysis reports for all selected shared aquifers that serves as baseline fact-based analysis of current status of the aquifers, historical trends in resource availability, existing governance mechanisms at national and cross-border levels and threats that the aquifers face. | NBI | Basin country Ministers of Water Resources, National Focal Institutions + Ministries of Energy, Environment, Agriculture, Finance, Foreign Affairs | - will be directly responsible for government’s participation in the project - will designate a representative for the project who will perform the role and functions of either the Executive or Senior Beneficiary on the project board, - define policies, guide principles and provide funding (through co-financing) across all components in the project - designate/Identify training participants, workshop participants at aquifer level and nationally - serve as liaison between the Project secretariat based at NBI and national bodies and national stakeholders as necessary - reach out to the potential stakeholders and partners to encourage participation and contribution to the project - ensures the member state country contribute to the project undertakings (data sharing, facilitation of meetings workshop, trainings etc.) - identify and liaise with ongoing national projects so as to create synergy, sharing information and build partnerships |
|  |  |  | Well drilling agencies; Utilities (WS); rural water supply agencies, Irrigators; pastoralist affairs agencies, aquifer level stakeholders, regional organizations, RBOs; CSOs; NGOS; | - Provision technical, social, economic and environmental data in the aquifer areas; recipient of knowledge - Allocate staff time to participate in capacity development trainings |
|  |  |  | IGRAC, BGS, BGR, IAEA, IWMI | - Serve as knowledge sources - Delegate staff in project meetings as necessary - Provide data, documents and information |
|  | Output 1.2: A regional groundwater knowledgebase for all shared aquifers that draws on data and analysis carried out as (1.1) above | NBI | Well drilling agencies; directorates within ministries, Utilities (WS); rural water supply agencies, Irrigators; pastoralist affairs agencies, regional organizations, RBOs; CSOs; NGOS; | - Provision technical, social, economic and environmental data in the aquifer areas - Allocate staff time to participate in capacity development trainings |
|  |  |  | IGRAC, UNESCO, BGS, BGR, IAEA, IWMI | - Serve as knowledge sources - Delegate staff in project meetings as necessary - Provide data, documents and information - Provide training |
|  | Output 1.3: Water balance modelling of the selected aquifers with quantified: recharge, outflows (base flow, deep percolation, etc) and withdrawals. | NBI | National or international academic institutions, IWMI, IAEA, UNESCO IHE | - Participate in model conceptualization and development - undertaking hydrological modeling - provision of training on modelling |
|  |  |  | Directorates within the Ministry of Water, academic institutions, River Basin Organizations, regional water bureaus, research institutes, | - participate in model validation and verification - participate in modeling trainings |
|  | Output 1.4: Projection of groundwater availability and use under climate change for selected aquifers |  | National or international academic institutions, local-regional- international research institutes, IWMI, IAEA, UNESCO IHE | - undertaking hydrological modeling - provision of training on modelling |
|  |  |  | Directorates within the Ministry of Water, academic institutions, River Basin Organizations, regional water bureaus, consultants (local, regional, international), | - participate in model validation and verification - participate in modeling trainings |
| Outcome 2: Increased convergence of national approaches, policies and governance mechanisms for protection and sustainable use of shared aquifers. | Output 2.1: Regional Shared Aquifers Integrated Management Action Plan for strengthening cooperative management and utilization of the selected shared aquifers | NBI | Basin Country Ministers of Water Resources, National Focal Points + Ministries of Energy, Environment, Agriculture, Finance, Foreign Affairs; NBI (all centers); LVBC; Private sector; NGOS; Local authorities and water user associations (in countries sharing the aquifers) | - validating key action plans to local and regional context - deriving benefit from the project outcome - action plan to practice conversion (implementation of action plans) |
| Outcome 3: NBI’s subsidiary action programs (Eastern Nile and Nile Equatorial Lakes sub-basin) will be strengthened through integration of groundwater aspects for selected sub-basins | Output 3.1: Technical guide on integration of groundwater aspects in NBI’s subsidiary action programs for the selected sub-basins targeting key activities | NBI | ENSAP, NELSAP, ENSAP and NELSAP basin partners; consultants; local regional or international research institutions; | - contribute practical knowledge to the development of the guideline |
| Outcome 4: Broad dissemination of the results from two pilot actions lead to scaled activities by ENSAP and NELSAP | Output 4.1. Up to 5 pilots illustrating appropriate innovative techniques for sustainable conjunctive use of groundwater and surface water resources will be implemented during the lifetime of the project. | NBI | Directorates within the Ministry of Water running programs related to the piloting; River Basin Organizations; regional water bureaus; Ministries dealing with Pastoralism | - Provision of support to the piloting studies - Liaising with ongoing programs, projects, practices related to piloting - Drive benefits from the findings and consider upscaling in other projects the stakeholders are undertaking |
|  |  |  | Local communities (watershed management); local authorities water users (utilities, irrigators, WUA); NGOs involved in watershed management; women representatives in pilot areas; pastoralists in the project areas; Universities; research centers; academic institutions; IWMI, | - Provide field evidence for piloting studies - Provide local context to the piloting studies - Participate in various field survey interviews (Focused group discussions disaggregated by wealth, livelihood types, gender etc) - Cooperatively implement the pilots including the pilots on managed aquifer recharge schemes, water fund activities, etc through active participation in design and implementation of the pilots |
|  |  |  | ENSAP, NELSAP, LVBC | - Adopt upscaling strategy and making sure that it is imbedded in their other ongoing programs, projects, operations nationally and regionally etc |
| Outcome 5: Pilots lead to overall enhanced conservation and efficient use of water resources and promote water-efficient land use activities, strengthening livelihoods status | Output 5.1: Scaling up strategy: based on the above pilots, a strategy and guideline will be developed for mainstreaming the most successful pilots into operational IWRM activities at national and regional levels | NBI | Directorates within the Ministry of Water running programs related to the piloting; River Basin Organizations; regional water bureaus; Ministries dealing with Pastoralism | - Adopt upscaling strategy and making sure that it is imbedded in their other ongoing programs, projects, operations nationally and regionally etc |
| Outcome 6: Technicians, academics, and senior planners at national, sub-regional and regional levels capacitated on key requisite techniques on groundwater monitoring and sustainable management | Output 6.1: Relevant national agencies, academics and NBI/LVBC representatives receive training on: a) Ground water assessment using ground based and remote sensing data sources; b)Hydrogeology and ground water recharge estimation; c) Ground water modelling; d) Aquifer mapping; e) Planning and implementing Managed Aquifer Recharge | NBI | Technical directorates in the various Ministries; River Basin Organizations; National Agencies; NBI SEC, NELSAP, ENSAP, LVBC; Academics in beneficiary countries; research institutions in the countries | - Identifying their staff who take part in the various trainings - Taking part in the trainings |
| Outcome 7. Regional and national decision makers have increased their understanding on importance of groundwater and capacitated to develop and adopt recommendations emerging from the analyses related to groundwater governance and conjunctive management facilitating policies | Output 7.1: Targeted knowledge exchange programs and processes, including South-South cooperation, visits, exchanges, etc. The beneficiaries of this knowledge exchange programs will include universities and research institutions relevant to the specific sub-basins covered by the project. | NBI | Basin Country Ministers of Water Resources, National Focal Points + Ministries of Energy, Environment, Agriculture, Finance, Foreign Affairs; NBI (all centers); Universities; Research institutions | - Facilitation of South-South cooperation - Identifying personnel to take part in visits, exchanges, ect - Hosting visitors from other beneficiary countries and sharing lessons, practices, etc |
|  | Output 7.2: Targeted training at various administrative levels in groundwater governance and management, applying the recommendations contained in the Framework for Action on Groundwater Governance (GEF/FAO/UNESCO/WB/IAH). | NBI | Technical directorates in the various Ministries; River Basin Organizations; National Agencies; NBI SEC, NELSAP, ENSAP, LVBC; Academics in beneficiary countries; research institutions in the countries | - Identifying their staff who takes part in the various trainings - Taking part in the trainings |
| Outcome 8: Groundwater issues and conjunctive use management included in NBI communications and awareness raising activities | Output 8.1: Up to 5 communication and awareness raising products generated and disseminated to national stakeholders through NBI communication platforms (website, Facebook). | NBI | All stakeholders and general public Mass, written and social media actors | - Receiving or disseminating KM products as needed - To be reached by NBI and project KM team according to the NBI stakeholder engagement and communication strategy document |
|  | Output 8.2: A video documentary prepared by NBI to raise awareness on role of groundwater – surface water conjunctive use in integrated water resources management in selected sub-basins | NBI | All stakeholders Mass, written and social media actors | - Receiving or disseminating KM products as needed - To be reached by NBI and project KM team according to the NBI stakeholder engagement and communication strategy document |
| Outcome 9: Lessons and experiences on conjunctive use management and the inclusion of groundwater considerations disseminated to IW (and other) projects globally | Output 9.1. Output 9.1: Information leaflets and guidance on groundwater issues prepared for different groups of stakeholders | NBI/GEF/UNDP | GEF and Development partners | - Disseminating experience and guidance for different group of stakeholder |