| ESG SUPERVISION REPORT |  |  |  |
| --- | --- | --- | --- |
| Information on the Operation |  |  |  |
| Operation Name and Number: | Sustainable Energy Facility (SEF) for the Eastern Caribbean: RG-L1071, RG-G1004, RG-G1009, SEF expanded: RG-L1112, RG-G1013 | Operation Country: | Regional Operation (Sub project: St. Vincent and the Grenadines) |
| IDB sector and type of operation: | INE/INE Investment Loan – Global Credit Operation (GCR) -Grant | Name of project team leader: | Christiaan Gischler (INE/INE) |
| Impact / Categorization: | B.13 | Disaster Risk Classification: | High |
| Borrower: | Caribbean Development Bank (CDB) | Executing Agency and name of responsible within the EA: | Caribbean Development Bank |
| IDB Loan US$ (and total project cost): | RG-L1071: US$20m (US$49.4m) RG-G1009: US$19m (US$19m) RG-G1004: US$3m (US$3m) RG-L1112: US$60m (US$60m) RG-G1013: US$20m (US$20m) Total: US$ 122 (US$151.45m) | Approval Date/ Eligibility Date: | SEF: 13 Oct 2015 (Approval) 26 Apr 2016 (Eligibility) SEF Expanded: 12 Dec 2018 (Approval) 15 May 2020 (First Eligibility) |
| Percentage Disbursed: | RG-L1071: 36.09% RG-G1009: 73.53% RG-G1004: 11.48% RG-L1112: 0% RG-G1013: 10% | Date of First disbursement: | 28 Jun 2018 |
| Applicable Policies and Directives: | OP-703 (B.1, B.2, B.3, B.4, B.5, B.6, B.7, B.8, B.9, B.10, B.11, B.13, B.17); OP-704, OP-761 |  |  |
| Information on the Supervision |  |  |  |
| Type and scope of supervision of the operation: | - Online supervision mission of one sub-project in execution (St. Vincent), joint with CDB - Several follow-up exchanges with the CDB and SVGCL to supervise and document closure of previously outstanding E&S actions. - Desk review of Monitoring and Evaluation Reports, Stakeholder Engagement Reports, RAP closure audit report, Compliance memos from SVGCL | Author(s) of the Supervision: | Luciano C. Bornholdt and Natasha Kate Ward (VPS/ESG) |
| Mission/Review Dates: | Virtual Mission: April 17th, 2020 Review process, engagement and following up on action plan: March-October 2020 | ESG reviewer: | Steven C. Collins (VPS/ESG) |
| Supervision Compliance Rating: | Partially Satisfactory Previous: Partially Satisfactory (13 November 2019) |  |  |
| Rationale for Supervision Compliance Rating | While CDB staff are experienced in environmental and social risk management, there is limited geothermal experience. In the case of St. Vincent (subproject in execution), the social aspects of the program have been well implemented (albeit slowly) however environmental monitoring had not been fully implemented despite the fact that drilling has been completed. The effort in ensuring the projects correct noncompliance issues, as well as project preparation, have in many instances been led by IDB rather than CDB. According to the ROP, CDB should take the lead and submit to IDB, rather than vice versa Furthermore, CDB E&S specialists are unable to maintain the pace required for some of the projects, possibly due to lack of sufficient human resources, resulting in delayed reviews of E&S documents in preparation. |  |  |
| Key Recommended Actions | IDB recommends that in the case of St. Vincent, CDB follows closely on the preparation of the ESHS plan for demobilization, ensuring adequate management of aspects which were delayed during drilling/construction, such as water quality monitoring and revegetation. The ESHS plan for closure and demobilization should also make adequate provisions relating to disaster risk. One further aspect to be explored with the IDB Team Leader would be to hire an additional environmental/social specialist to support CDB with the execution of the Program. CDB staff are technically strong but are stretched thin, and as such reviews are undertaken slowly. |  |  |
| Environmental and Social Risk Rating | Substantial Previous: Substantial (28 October 2019) |  |  |
| Rationale for Environmental and Social Risk rating | The overall operation is rated for risk, and not the specific subprojects. The EA is the CDB, and IDB resources for E&S supervision are allocated for the whole operation and not for subprojects, and many of the contextual risks are the same or similar for all or most subprojects. The overall risk remains substantial due to the relative inexperience of CDB and local executing agencies to manage ESHS issues of geothermal subprojects. While some subprojects may be located in or near protected areas, the ESMS for the Program is well crafted to manage these risks. There are potential risks represented by the combination of geothermal drilling in vulnerable ecological and social contexts in a scenario of lack of experience in managing its impacts, but partially mitigated by the small footprint and scale of projects considred for financing so far, combined with the participation of firms experienced in geothermal projects as co-proponents. The risk of Covid-19 has already caused delays in consultation processes and project implementation, and remains a risk for workers’health and safety. |  |  |

Project Description and Implementation Status

Description: The Sustainable Energy Facility (SEF) is a Global Credit Loan (GCL or the ‘Facility’), associated with Grants and Technical Cooperations (TC) with the objective of contributing to diversification of the energy matrix in the Eastern Caribbean (EC) by promoting the implementation of Energy Efficiency (EE) and Renewable Energy (RE) technologies to reduce the region’s dependency on liquid fossil fuels in an effort to reduce the cost of power generation and electricity tariffs. The Bank provides a GCL to the CDB, which on-lends the resources to finance eligible sub-loans in all beneficiary countries, according to the following SEF components: (1) Energy Efficiency, (2) Regulatory Framework, (3) Renewable Energy. IDB and CDB have agreed to carry out project preparation and supervision in a “hand-in-hand” approach in which both collaborate towards E&S management of the subprojects. To date, the Bank has worked on the preparation of four sub-projects: St Vincent: The project consists of two exploratory drill pads/wells, with one injection well accompanying each one, a water system (water intake from local river, water supply pipeline, and a water storage pond). The rig for drilling was shipped to the island and transported to the site and is currently drilling on the first well pad. AN ESIA was undertaken for the exploratory phase and is published on CDBs website. If geothermal resource had been found, the project would have been developed to include production wells, power plant and transmission line. Nevis: The initially proposed NREI Nevis Geothermal Development Project at Hamilton Estates would consist of a 10-MW gross (9-MW net) Turboden binary power plant, that includes two 5-MW binary cycle generators, two production wells, one injection well, pipelines, and related facilities. An associated facility is a 33-kV transmission intertie line between the NREI geothermal plant site at Hamilton Estates and the Prospect Substation near Charlestown. An ESIA was undertaken in 2017, however CDB and IDB review found it to be considerably lacking and have suggested it be considerably updated. IDB has funded a supplemental ESIA which is in its final stages of preparation. Currently, NREI is considering to only request funding for the exploratory drilling, which would require an adjustment to the E&S assessment documents. A decision is pending by CDB and NREI on next steps. See implementation status, below, for other details. Grenada: The project consists of exploratory drilling with two exploratory wells which intends to confirm the presence of the geothermal resource, which is indicated through a pre-feasibility study to be technically and commercially viable. If geothermal resource is found, the project would include full size production and reinjection wells. An ESIA for the exploratory phase is currently underway but facing delays (please see more details under “implementation”, below). Dominica: Dominica geothermal project is a proposed 7 MW power plant development, including production well and two reinjection wells; Steamfield infrastructure including two phase piping, steam separators, atmospheric flash tank, steam gathering system, brine collection and disposal system, condensate collection and disposal system, pressure relief system and storage sump; Supporting infrastructure including well pads, turbine building, primary and ancillary equipment, cooling system, road network, water supply and wastewater treatment; and 11 kV underground interconnection to the DOMLEC electricity grid at the power plant site. Since the 2018 ESIA was disclosed, there have been changes in the project design which could potentially reduce the scope of certain negative potential E&S impacts. An addendum to the ESIA is being prepared with funding from the IDB. Implementation Status: According to the ROP for the SEF, CDB should lead in E&S project matters. In reality, more often than not, the IDB has been leading ToR preparation, ESIA review comments, etc. Delays in the review times by the CDB in some of the projects have been significant. Of the 4 projects whose preparation the IDB participated in, St. Vincent is moving towards closure, Grenada has its ESIA and other preparation processes delayed, and for Nevis and Dominica, IDB is supporting CDB with resources for the preparation of a supplemental ESIA (for Nevis) and an addendum to the ESIA (for Dominica). St Vincent: Construction for the exploration phase completed earlier in 2019, and test drilling began on the first well in May 2019. The geothermal resources encountered were not considered sufficient for exploitation. Several issues were outstanding from the previous supervision mission. Those issues were discussed at length during the meeting of April 17th, 2020. SVGCL has implemented corrective actions to address all issues identified, maintaining the CDB and the IDB appraised throughout the process through periodical “Memos on non-compliances”, clearly identifying actions in progress versus those which had been completed. In particular, the water quality analysis and the resolution of grievances in the land acquisition and compensation process. The delay in starting the water quality analysis was partially a result of the Covid-19 Pandemic, as government-run laboratories activities have closed. Following several requests from the IDB, SVGCL collected the samples and sent them to a laboratory in Iceland for processing. In the case of resettlement, there were government delays in finally providing the necessary land lease documents (resolved, see ME report Q2 2020’s annex for documentation). There were two closed grievances cases, where the complainant was not satisfied with the resolution. Upon detailed follow up of the issues, the IDB identified that the root of the issue was the fact that the grievant had not been present during the counting of crop trees that were affected. The affectation claimed by the affected persons was different from that which was recognized by the project. Since it had been a failure in properly implementing the RAP valuation procedures, SVGCL took responsibility and provided additional compensation to the grievant parties, based on the claims in their initial grievance, and documented their satisfactory resolution. SVGCL requested an additional retrospective grant from the CDB to cover costs already incurred in the resource exploration process. It was in the context of SVGCL seeking CDB and IDB’s non-objection to the additional resources, that the outstanding E&S matters were addressed. There are no modified, expanded, or new activities that have any safeguard implications under the proposed additional financing. It will be a condition precedent to disbursement of the additional grant that SVGCL closes all pending E&S non-compliances with respect to water quality monitoring and the resettlement action plan, in a manner acceptable to CDB (and IDB). CDB has been responsive and active in the E&S supervision of the St. Vincent project. The ESHS close-out /exit plan is being worked out. Nevis: The Nevis project is in a planning stage, and no physical supervision has taken place. However, ESG and the CDB are managing a contract with ERM, who through a Supplemental ESIA is updating the original ESIA (2017) which did not meet minimum IDB E&S safeguards requirements. Although there had been resistance from the part of Nevis Renewable Energy International (NREI), especially regarding additional consultation, the E&S assessment process is progressing and should be finalized in the next months, CDB’s response times have been slow, especially in terms of review of draft chapters of the Supplemental ESIA being prepared. If NREI indeed decides to only request financing for the exploratory drilling phase, which would determine if the geothermal resources are sufficient for the development of an electricity generation plant, an Environmental Assessment report for these exploration works will have to be prepared from the original and the supplemental ESIA. Grenada: The Grenada project is in the planning stage and no physical supervision has taken place. However, ESG reviewed the ESIA scoping report (Mott MacDonald) and provided comments to CDB in September 2019. As a result of scoping consultation from July 2019, additional potential negative impacts on water resources were identified. The Sponsor began to assess alternative sites, requiring a change in the ESIA scope of work. Regarding the Grenada geothermal project ESIA, there have been some technical, environmental and social factors – especially the change in the location of one of the well pads planned - which have combined to necessitate a variation to the existing consulting contract. The location of the well pad was changed to avoid potential impacts on water resources utilized by a mineral water bottling company and is now planned for a different watershed. Significant additional work is now required to complete the ESIA. CDB E&S specialists visited Grenada in the context of these discussions in 2019 and met with the Project Coordinator and Community Liaison Officer. The Grenada Geothermal Energy Development Project is currently in its exploratory drilling phase, which proposes the drilling of two deep exploratory wells at two locations in the north of the island. The current schedule for completion of exploratory drilling and testing is early 2023. If the exploratory drilling results indicate a technically viable geothermal source, a pre-feasibility study will rank the sites and recommend a preferred site for development. Accordingly, the Government of Grenada will competitively award a time-constrained concession for the development of the geothermal project through the subsequent project phases (phase 3 – Appraisal Drilling & Bankability, phase 4 – Production Drilling & Construction, and phase 5 – Operation under a long-term power purchase agreement). A geothermal project management unit (GPMU) comprised of a Project Coordinator and a Community Liaison Officer (CLO full time since June 2019) has been established within the Ministry of Infrastructure Development, Public Utilities, Energy, Transport & Implementation and is providing full-time management and coordination of the project’s activities. Additional human resources are scheduled to be added to the GPMU in 2020 (a Land Liaison Officer and a Public Information & Communications Consultant). The Land Liaison Officer will be responsible for further engaging with the 12 property owners that have been identified in the vicinity of drilling locations. CDB is providing grant funding for project management and consulting activities. Dominica: The Dominica project is in a planning stage, and no physical supervision has taken place. ESG and CDB are managing a contract with ERM, who is preparing a gap analysis and an addendum to the original ESIA prepared by Jacobs in 2018. The design of the project has been significantly modified since the original ESIA was prepared and accepted by the World Bank. Based on the information available at this stage, the scope of negative impacts appears to have been reduced, and the addendum to the ESIA and public consultation will confirm or disprove that. It is expected that a fit-for-disclosure version of the addendum will be ready at the end of October 2020. CDB’s E&S specialists have been closely involved and very responsive during the process.

| Table 1. COMPLIANCE TABLE AND ACTION PLAN |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date of Action/ Compliance Recorded | Applicable Policy or Directive | Topic | Action or Observation | Responsible Party | Agreed Deadline | Evidence/ Deliverable | Status (Refers to the progress for that topic (not started, ongoing or completed) | Compliance (U, PU, PS, S) |
| 04/17/2020 | OP-703 B.3 Screening and classification | Screen and classify subprojects for environmental and social impacts | CDB has screened and classified all subprojects according to the project classification matrix agreed to with IDB. | CDB | Ongoing | N/A | Ongoing | S |
| 10/15/2020 | OP-703: B.4 Other Risk Factors | Institutional Capacity | Whereas CDB´s existing expertise on managing environmental and social (E&S) issues is well defined across sectors, the E&S specialists have not yet gained experience in the issues specific to geothermal (only one project in execution), such as hazardous materials, water contamination, water consumption, micro-seismicity, and details specific to geothermal engineering. Additionally, review times by E&S staff are often very slow. Different CDB E&S teams work on different projects, since CDB assigns specialists by country; as a result, projects have different response times and engagement levels. | CDB | TBD | N/A | Ongoing | PS |
|  |  | Unintended Risks | St. Vincent: safety and security at recreational dam, created by dam/pump station. Before exit, SVGCL should attempt to secure joint ownership of dam by National Parks and Forestry Department. Due to COVID, notice was placed barring social gatherings at the Rabacca dam recreation area. | CDB/SVGCL | before closing | SVGCL Monitoring Report, ESHS Plans for closure | Ongoing | PS |
|  |  | Erosion | St. Vincent: upper slopes were revegetated by a private company hired by SVGCL, given that the Forestry Department had not yet mobilized the resources to carry it out. | SVGCL | N/A | SVGCL Monitoring Report | Completed | S |
| 10/15/2020 | OP-703: B.5 Environmental and Social Assessment Requirements | Assess ESHS impacts and risks of subprojects | St. Vincent: The ESIA for St Vincent was prepared and completed in 2015. A resettlement plan was implemented with some shortcomings, which were addressed by SVGCL. See below under OP-710 Environmental monitoring in the ESMP had not been implemented fully. IDB recommended (see the supervision report of October 2019) that CDB issue a CAP to SVGCL requiring corrections by January 2020. Due to closer follow up by IDB during 2020, and in collaboration with the CDB, the still outstanding issues were finally addressed (esp. water quality analysis) | CDB/SVGCL | N/A | SVGCL Reports | Ongoing | S |
|  |  |  | Nevis: There was an existing ESIA that is substandard. A supplemental ESIA is at the final stages of its preparation and it will be published before approvals sought. Virtual consultation is being planned due to Covid-19 pandemic. | CDB/NREI | 120 days prior to CDB Board | ESIA published | Ongoing | S |
|  |  |  | Grenada: An ESIA has been contracted. The ESIA must be finalized and published before approvals sought. Review and approval of this ESIA by ESG will be necessary. | CDB/ Consultant | 30 days prior to CDB Board | ESIA published | Ongoing | S |
|  |  |  | Dominica: the existing ESIA from 2017 has several gaps in it. An addendum is currently being prepared. | CDB/ Consultant | 120 days prior to CDB Board | ESIA published | Ongoing | S |
| 10/15/2020 | OP-703: B.6 Consultation | Meaningful consultation of subprojects | St Vincent: a CLO is ensuring ongoing consultation during execution. | SVGCL | N/A | N/A | Ongoing | S |
|  |  |  | Nevis: Meaningful consultation is being planned, to be carried out through a virtual platform due to Covid-19 limitations. | NREI | Prior to approval of project by CDB Board | Consultation Report | Not started | S |
|  |  |  | Grenada: The ESIA consultants ToR include undertaking meaningful consultation. | CDB/ Consultant | Prior to approval of | Consultation Report | Not started | S |
|  |  |  | Dominica: Meaningful consultation will have to be carried out. The event will likely utilize a virtual platform due to covid-19 limitations. | CDB/ Consultant | Prior to CDB Board | Consultation report | Not started | S |
| 10/15/2020 | OP-703: B.7 Supervision and Compliance | Supervision by CDB of subprojects | St. Vincent: joint virtual supervision mission undertaken. | CDB | Ongoing | Aide Memoires, Semiannual reports | Ongoing | S |
| 10/15/2020 | OP-703: B.9 Natural Habitats and Cultural Sites | Management of impacts and risks related to Natural habitat and cultural sites | St Vincent: Parrot survey satisfactorily undertaken in 2016, but not continued by the GoSV. Since the project will not be developed further, an assessment of alternatives for transmission line will not be required anymore | SVGCL | N/A | N/A | Ongoing | PS |
| 10/25/2019 | OP-703: B.10 Hazardous Materials | Management of impacts and risks related to Hazardous waste management | St Vincent: Hazardous wastes adequately stored and collected, according to previous supervision. Due to the pandemic, site visits were not possible. The same performance rating for this item was kept. | SVGCL | N/A | N/A | N/A | S |
| 10/15/2020 | OP-703: B.11 Pollution Prevention and Abatement | Management of impacts and risks related to generation of pollutants | St Vincent: there was considerable delay in starting water quality monitoring, further delayed again during the Covid-19 pandemic, as governmental laboratories are not fully functional. As a result of several meetings with CDB and IDB, SVGCL agreed to send the samples to a laboratory overseas, and the results were presented to the IDB and CDB. It is important that water quality continues to be monitored through demobilization | SVGCL | October 2019 | SVGCL Reports | Ongoing | S |
| 10/15/2020 | OP-703: B.13 Flexible Lending instruments | ESMS requirements (ROP) | CDB is executing the process for hand-in-hand due diligence agreed to with the IDB with the Operational manual (which outlines the environmental and social procedures). Notwithstanding this, CDB is in most projects not keeping pace with the preparation steps (i.e. ESIA for new subprojects should be reviewed by CDB, then IDB, whereas in the case of Nevis, IDB reviewed and provided comments, and CDB took 5 months to review, jeopardizing potential financing of this project – see previous supervision report). In the case of Nevis supplemental ESIA, IDB continues to drive the due diligence, with CDB delaying review times due to lack of proactiveness (as a note, NREI also has taken long times to review and return the draft documents to the consultants). | CDB | Ongoing | N/A | Ongoing | PU |
| 10/15/2020 | OP-704: Disaster Risk Management | DRM | St. Vincent Type 1. Area exposed to natural hazards. Contingency planning in place. A DRA was undertaken as part of the ESIA process, identifying hurricanes, landslides and volcanic eruptions and seismic events as hazards. An emergency response plan is in place. Type 2 was discussed (induced micro-seismicity) but not determined an issue in phase I (exploratory). It was expected that the ESIA for Phase 2 (production) would need to address this in more detail and introduce a seismic monitoring program prior to production, however since the geothermal resources found were not adequate, the project is not expected to move into the production phase. ESHS Closure plan expected to make adequate provisions. | SVGCL | Ongoing | N/A | Ongoing | S |
| 10/15/2020 | OP-710: Involuntary Resettlement | Physical and economic displacement | St. Vincent: There were two resettlement cases still open in Q1 2020. Work continued during Q2 2020 to get land-leases approved and issued. Land-leases were finally issued and signed by both farmers. These were processed at SVG Registry, and payment made by SVGCL for a 2-year land-lease period for both farmers (they previously had no legally recognized right to the land they were occupying. Based on a RAP completion report and questionnaire, it is reasonable to conclude that they have re-established their livelihoods. These two grievances which had been closed and recorded as resolved, while the grievant parties sustained that they did not agree with the compensation. Since the issue stemmed from improper implementation of RAP procedures for documentation of affectations, SVGCL decided to provide additional compensation based on the claimants’ claims. Compensation was accepted in writing and issues were closed to the satisfaction of the CDB and IDB. | SVGCL | N/A | SVGCL reports, documentation demonstrating succesful resolution, RAP completion report. | Completed | S |
| 10/25/2019 | OP-765: Indigenous Peoples | Presence of indigenous communities or population | St. Vincent: There was no evidence from field visit of indigenous communities. | N/A | N/A | N/A | N/A | N/A |
| 04/17/2020 | OP-761: Gender Equality in Development | Impacts to livelihood of women and fisherfolk | SVGCL and CLO of project should continue to monitor potential impacts to livelihood of fisherfolk (for cultural reasons, only women) due to the projects. | SVGCL | Ongoing | SVGCL Reports | Ongoing | S |
| 10/25/2019 | OP-761: Gender Equality in Development | Opportunities for women to be hired by the project | SVGCL had, by the last supervision mission, hired some women for some roles in the sub-projects, such as directing traffic, a geologist, and caterers for the workers meals. | SVGCL | Ongoing | SVGCL Reports | Completed | S |

| Table 2. ESHS LEGAL COMPLIANCE (Legal Conditions included in the Loan Agreement) |  |  |  |
| --- | --- | --- | --- |
| Ref# | Key ESHS Legal Requirements | Compliance | Rationale / Observations |
| 1 | 3.01. The first disbursement of the Loan shall be subject to the fulfillment, to the satisfaction of the Bank, of the following requirements: (i) The OM, including the Sub-loan and Sub-grant model agreements, has been approved, in accordance with the terms and conditions agreed between the Borrower and the Bank. | Complied | The Operating Manual was approved in 2015 and includes an Environmental and Social Management System which details an agreement for Hand-in-Hand Due Diligence which outlines the responsibilities of CDB and IDB in terms of environmental and social compliance and non-objection |
| 2 | 6.06 (a) The Borrower, directly or through the Executing Agency, as the case may be, agrees to carry out the execution (preparation, construction, and operation) of the activities included in the Project in accordance with the environmental and social policies of the Bank, pursuant to the specific provisions on environmental and social considerations included in the Special Conditions | In compliance | The CDB is executing its responsibilities established in the ESMS as set forth in the OM, in compliance with IDB environmental and social policies |
| 3 | 6.06 (b) The Borrower, directly or through the Executing Agency, as the case may be, agrees to immediately inform the Bank of any noncompliance with the environmental and social obligations set forth in the Special Conditions. | In compliance | The CDB is executing its responsibilities established in the ESMS as set forth in the OM, in compliance with IDB environmental and social policies. |
| 4 | 6.06 (c) The Borrower, directly or through the Executing Agency, as the case may be, agrees to implement a corrective action plan, agreed upon with the Bank, to imitigate, correct, and compensate any adverse consequences that may result from the failure to comply with the implementation of the environmental and social obligations set forth in the Special Conditions. | In compliance | The CDB is executing its responsibilities established in the ESMS as set forth in the OM, in compliance with IDB environmental and social policies |
| 5 | 6.06 (d) The Borrower agrees to allow the Bank, whether directly or through the contracting of consulting services, to carry out supervision activities, including environmental and social audits of the Project, in order to confirm compliance with the environmental and social obligations set forth in the Special Conditions | In compliance | The CDB is executing its responsibilities established in the ESMS as set forth in the OM, in compliance with IDB environmental and social policies |

Annex 1: Environmental and Social Risk Rating

ESRR Link to Convergence

Annex 2: Additional documents/information used to prepare the Supervision Report

UPDATED_SVGCL_Memo on Non-compliances2.docx. SVGCL_Memo on Non-compliances3.docx. SVGCL_Memo on Non-compliances.docx. SVGCL Report.pdf. SVGCL Report (1).pdf. SVG Geothermal Drilling Project 2 Social and Gender Impact Assessment.docx. Stakeholder Engagement Jan 2019 - March 2020.xlsx. SITE ASSESMENT.docx. SEP Update 4th Quarter 2019.docx. SEP Update 2nd Quarter 2020.docx. Message from Shurman Matthew.docx. ME Report_2020-Q2.docx. ME Report_2020-Q1.docx. ME Report_2019-Q4.docx. Geothermal Report.pdf. FW SVGCL_Memo on Non-compliances.msg. DRAFT environmental input to SVG geothermal drilling project_May 20_ 2020_sent to LB.docx. CompletionAudit_2020 (RM).docx. CLO RAP Update March 31 2020.docx.

Annex 3: Participants to the supervision process

List of Participants, meeting of April 17th: - Ellsworth Dacon - Director on SVGCL Board - Þorleifur Finnsson - Project Manager, - Loftur Gissurarson - Head, Quality Health and Safety (SVGCL) - Reykjavik Geothermal Ltd. - Herman Charles - Social Manager Elbert Ellis – Operations Officer, Social Analyst - Valerie Isaac – Senior Operations Officer, Environmental Specialist, CDB Ken Aldonza – Operations Officer, Project Supervision, CDB

Annex 5: ESRR

Factor; Rating; Rationale. Cause; High; Associated with the inherent risks of geothermal drilling such as water table contamination, freeing of hazardous gases and others. It is necessary however to keep in perspective the relatively small scale of the projects considered for financing so far, and the fact that there are impact management measures embedded in the design of the projects.. Contribution; Moderate; Due to the scale of the projects considered for financing, the risk of contribution to existing impacts or issues is considered to be moderate. Most of the impacts are expected to be localized, but contribution could occur in some cases related to certain receptors, such as protected species. Please see context.. Context; Substantial; Most of the projects are and will be developed in small islands which faces challenges relating to access to fresh water, weather, and vulnerable ecological context. In some cases protected and endemic species, common in the caribbean islands, could be more susceptible to cumulative impacts; nevertheless, due to the relatively small scale of geothermal project footprints, mitigation measures are usually expected to be effective. Local capacity is also often limited, as well as the regulatory frameworks, further increasing the contextual risk. The risk of Covid-19 has already caused delays in consultation processes and project implementation, and remains a risk for workers’health and safety.. Performance; Substantial; Lack of experience in implementing geothermal projects, associated with lack of overall E&S management ecperience in some cases, combine to represent a susbtantial risk. This risk however is not high, due to the fact that the projects considered for finance have all included an agreement between the government with a company experienced in this type of project.. Overall; Substantial; The overall operation is rated for risk, and not the specific subprojects. The EA is the CDB, and IDB resources for E&S supervision are allocated for the whole operation and not for subprojects, and many of the contextual risks are the same or similar for all or most subprojects. The overall risk remains substantial due to the relative inexperience of CDB and local executing agencies to manage ESHS issues of geothermal subprojects. While some subprojects may be located in or near protected areas, the ESMS for the Program is well crafted to manage these risks. There are potential risks represented by the combination of geothermal drilling in vulnerable ecological and social contexts in a scenario of lack of experience in managing its impacts, but partially mitigated by the small footprint and scale of projects considred for financing so far, combined with the participation of firms experienced in geothermal projects as co-proponents..