| GEF Sec Comments on IRBM Project Document |  |
| --- | --- |
| GEF Sec Comments (10 Dec 2018) | Response (5 Feb 2019) |
| 1. If there are any changes from that presented in the PIF, have justifications been provided? No. In considering the 7 selected rivers for the project, the newly identified rivers have significant marine debris concerns. In GEF-6 the GEF did not invest in addressing plastic pollution; consequently, there cannot be activities to address plastic pollution in the project. That said, the project description indicates the project will be conducting an assessment of the biophysical, socioeconomic and governance context, which is within the IW GEF-6 strategy and not actually implementing activities to address plastics. Please confirm that funding will not go to marine debris activities, but rather to assessments of the issues which may include marine debris. | The issue of ‘marine debris’ will be de-emphasized in the Project Document as requested. The Project Document will refer to the assessment of priority issues within each river basin, including land-based pollution (e.g., nutrients and solid waste). The 7 selected rivers embody a number of biophysical, socio-economic and governance challenges to IRBM, which will be assessed and reported in greater detail in Component 1. Inadequate management of solid waste (especially domestic garbage) is a visible problem in all of the rivers, which has implications on environmental flows, water use, flooding, human health and security, etc., as well as marine debris. It can be confirmed that, outside of assessments and associated recommendations for IRBM plans and strategies, project funding will not be used for marine debris activities, as requested. However, it should be noted that potential management interventions at pilot sites (Component 2) could have an indirect effect on reductions in marine debris/plastics loadings in the rivers and receiving coastal waters/LMEs. |
| 2. Is the project structure/ design appropriate to achieve the expected outcomes and outputs? No. As noted in the PIF Review, an endorsement letter signed by the current Malayasia OFP, Mr. Jaya Singam Rajoo, needs to be submitted. The Executing Partners need to be identified at the national level beyond “National implementing partners for each participating country”. The stakeholder analysis and plan are strong on government engagement, but weak on NGOs, indigenous community engagement and very weak on private sector engagement. There is a tendency also to be top-down. Please reassess who will be engaged and how to ensure two-way engagement not only one-way, top down communication. Please indicate the links between the selected rivers and the LMEs – i.e. into which LME each river flows. A map would be useful. While Thailand is not a part of the project, the nation is still a major contributor in terms of pollutant loadings to LMEs in the ASEAN region. As noted in Table 1, Thailand has 254 rivers draining into the ASEAN region out of a total of 772. Therefore, we encourage the project to consider ways to share knowledge and experiences with Thailand. Component 1. There is a tremendous wealth of insights planned in Outcome 1.1. Yet, plans for communicating insights are limited to what are described as complex, detailed SORB reports. To affect change much more consideration needs to be given to the purpose of doing these analyses, for whom are these targeted and why, what insights will be useful to the audiences and how to convey these insights to those audiences for their use. Please describe the purpose of the analyses, the target audiences, what insights are expected to relevant to their interests, and how to effectively share the key insights (i.e. not detailed reports, but one pagers, videos, cartoons or other means) with these audiences in venues relevant to them (e.g. attending fisheries coop meetings, community gatherings, etc.). The analysis of socioeconomic aspects (Output 1.1.2) focuses on threats. While these aspects are important, understanding the benefits and costs of the river ecosystems (e.g. livelihoods, freshwater access, food security, flood retention) provides valuable insights that can help gain stakeholder support as well as address concerns. Further, analysis of alternative management scenarios can ensure decision-makers make informed decisions. These aspects need to be included in the analysis plans. The rapid assessment of pollution (Output 1.1.4) needs to consider the socioeconomic implications on such aspects as food security and water access. Component 2: Pilots & Rivers Plans. The PIF (Output 2.1.1) indicated that “IRBM strategies and action plans” would be developed/updated… to address priority needs and gaps. This critical activity is missing in the Pro Doc; although Output 2.2.3 notes that “…strategies and action plans… endorsed to the appropriate…” This wording needs correcting. Perhaps text could be along the lines, “developed and submitted to the agencies for adoption.” Also it needs to be clear that the plans “will be signed at the minister-level to ensure national support at sufficient levels” as noted in the PIF review sheet. The Results Based Framework needs to be updated based on above requests. | The endorsement letter from Malaysia, dated 10 August 2018 and signed by Mr. Jaya Singnam Rajoo, is included in Annex J of the Project Document. As requested, the Executing Partners have now been identified on the cover page of the GEF-6 Request for Project Endorsement/Approval document. The strategy and approach for engaging stakeholders at the regional, national, river basin and community levels are indicated in various sections of the prodoc. Four tiers of engagement and communication have been identified. The pilot project tier is comprised of the local Project Team that will be capacitated and supported by the project to plan, develop and implement on-the-ground activities in each pilot site (Outcomes 2.1 and 2.2), including engagement of the local governments, local communities and NGOs in the planning, development and implementation processes of the pilot project. The river basin tier serves as the main platform for bottom up and top down engagement, via existing river basin coordinating mechanisms in 4 of the selected river basins (Indonesia, Philippines, Malaysia, Vietnam) or via interim coordinating mechanisms set up by the project in Cambodia, Lao PDR, and Myanmar. The river basin coordinating mechanisms include representation from national and local governments and concerned public and private sectors, NGOs, indigenous peoples (where present), and representatives from local communities in the respective pilot sites. The national tier ensures cooperation and involvement of central agencies in the planning and coordination of central agency support and advisory processes to the project. Existing coordinating mechanisms will be employed, with National Implementing Partners taking the lead in coordinating input to the project. It is also at this level that linkages to and synergies with the respective LME SAPs and corresponding national action plans will be facilitated through the existing national LME coordinating/implementing mechanisms. The regional tier, namely the ASEAN Working Group on Water Resources Management (AWGWRM) serves as the Project Board/PSC, and forum for cross-country communication/engagement on IRBM development and management. Table 5 has been modified to include the name of the LME into which each selected river flows. Maps of the 7 river basins and LMEs are included in Annex K of the Project Document, National IRBM Project Proposals and River Basin Profiles. To accommodate the comment, a footnote will be incorporated into Table 5, directing the reader to the maps in Annex K. Thailand is a member of the AWGWRM which will serve as the Project Steering Committee and therefore will be invited in the meetings which will be back-to-back with the AWGWRM meetings. Thailand will be kept abreast of progress, knowledge products and ongoing activities and events of the project. Knowledge sharing will not be exclusive to the 7 participating countries. Knowledge products will be available and accessible through the regional KM platform and regional knowledge sharing events, such as the EAS Congress, as indicated in Component 3. The SORB report will be based on PEMSEA’s State of Coast (SOC) reporting system, which has been employed in ICM programs across the region for more than 10 years. The SORB/SOC report is geared to planning, awareness building and communication at the local level. The SOC uses 37 core indicators but the results are presented in a manner that is readily understood (e.g., emojis) by the public. A similar approach will be developed with the SORB report. The idea is to provide local citizens and politicians alike with a highly visual, impactful report card on governance, socio-economic, and environmental conditions in the river basin/coastal area, along with suggestions for improvements, which can be taken up by individuals, communities, and local governments. There is a scientific basis for the SORB/SOC report. However, this project will primarily use existing reports and research projects as the basis for development of a “baseline SORB”. A key aspect of the SORB/SOC development process is community engagement/participation through community workshops and household surveys, etc., to gather input on public perceptions of changes and trends in socio-economic and governance conditions as well as historical anecdotal information on changing environmental conditions. This is particularly relevant in selected river basins where scientific data is scattered and minimal or absent altogether. Each workshop, survey, etc. will be designed to achieve optimum awareness and participation of the local community, including the use of one pagers, pictures and drawings. Similarly, the final outcome, the SORB report, will be packaged and presented to local communities in a fashion that provides optimum uptake and ownership. Through experience, PEMSEA has learned that the process is as important as the output, because it provides communities with a collective learning and sharing experience, an output that validates their involvement and contribution, and suggested actions that allow them to remain engaged in governance and management of the river basin and coastal area, individually and collectively. Consistent with the PIF, Output 1.1.2 targets the preparation of a socio-economic profile of conditions in each river basin, including trends and possible forecasts when available. It does not identify root causes (unless these are already documented and available), nor does it attempt to come up with alternative management scenarios. Output 1.1.2 is a socio-economic profile that contributes to the baseline SORB report (Output 1.1.6) as well as input to the IRBM SAP (Output 2.2.3). On the other hand, Output 2.1.1 (Detailed baseline assessments and feasibility studies conducted at priority hotspot locations in 7 river basins/sub-basins and coastal areas) goes into detail on identification of threats, root causes, forecasting, analysis of alternative management scenarios, benefits derived and financial and economic implications, consensus building among government leaders and the public, and the selection of the preferred option(s) for investment at each hotspot location. Such detail cannot be achieved at the river basin level in the 7 selected areas because of the scope, limited resources, and duration of the project. However, the project rationale is that by taking local stakeholders through a detailed assessment process at a hotspot location, showing the benefits and impacts, and at the same time establishing a competent river basin team, the project is enabling the replication and up-scaling of the assessment process beyond the life of the project as part of implementation of the IRBM SAP (Output 2.2.3). Similar to the previous paragraph, the linkage between pollution and water and food safety and security, human health, the economy, etc. will be developed at each hotspot location (Output 2.2.1), not at the river basin level. Output 1.1.4 will include a profile of pollution sources and estimated pollutant loadings (nutrients; organics) at the river basin level, based on available monitoring programs and pollutant loading models. The data/information from Output 1.1.4 will then be used to identify management priorities for pollution reduction/waste management at the river basin level, in the context of national and local policies and regulations, TDAs and SAPs in the various LMEs, particularly with regard to the objectives and/or agreed reductions in nutrient and pollution loads from the rivers into the coastal waters and LMEs, and incorporated into Output 2.2.3 (IRBM SAP). PIF Output 2.1.1 has been shifted to Output 2.2.3 in the Project Document, targeting seven IRBM strategies and action plans endorsed to the appropriate Heads of Government Agencies and Authorities for adoption and implementation of the plans. This move was requested by the countries to improve the flow of project activities and outputs, starting from baseline assessments and awareness building (Output 1.1.6), to pilot demonstration and capacity development through on-the-ground experience at local hotspots (Output 2.2.1), review of IRBM governance options and management priorities for each river basin (Output 2.2.2), and finally development and initiation of IRBM strategies and action plans (Output 2.2.3). This is further explained in Annex 2, Responses to Project Reviews, GEF Secretariat Comment 2, in the CEO Request document. The terms used in the Project Document reflect the approval and adoption process across the 7 countries. River basin organizations are responsible for developing, agreeing on and endorsing SAPs and action plans to national authorities for review and approval. The output has been modified to “…Ministers, Heads of Government Agencies and Authorities, as appropriate per country, for adoption and implementation of the plans. Table 7 has been added to the Project Document, identifying the responsible national agency/authority and the authorized signatory in each country. It is important to note that each country output has identified “…endorsement to the relevant government authorities for adoption and initiation of at least one priority management intervention.” This was based on discussions and conclusions during the PPG process. River basin organizations cannot guarantee that national authorities will approve the SAPs and 10-year action plans within the timeframe of the project. However, in the interim, the members of the river basin organizations, including local governments and national sectoral agencies, communities, NGOs, business sector and others, can already proceed with the co-ordination and initiation of activities in the agreed SAP as “bottom-up” initiatives in locations and sectors of the river basin and coastal area where they have jurisdiction. Updating has been completed in accordance with the confirmed changes. |
| 3. Is the financing adequate and does the project demonstrate a cost-effective approach to meet the project objective? No. The PPG is noted as $288,000 which is above the limit of $200,000 for PIF up to $10M. The PF is $8,479,123. Despite adding a significant new Output of a set of pilot projects into Outcome 2, the budget allocation for this Component only increased by 10%. This needs reconsideration. In particular the knowledge management component increased significantly as well although no new significant activities were added. Perhaps some of the KM funding could move to Component 2. | For clarification, it is noted that the approved PIF identified a PPG of $288,000. This was confirmed in the PPG approval letter from the GEF CEO to the UNDP GEF Executive Coordinator, dated 28 April 2017. UNDP finds this amount reasonable for a regional project. However, it is noted that to complete the project preparation, an additional $16,348 was co-financed by UNDP Manila and PEMSEA in response to requests from the 7 countries for a third round of planning and awareness building workshops at the national and site levels to secure commitments from both levels of government, NGOs and others. The rationale for the current budget allocation was: a) national and local governments have committed a significant amount of co-financing for the project, primarily targeted at Component 2 and the pilot projects (i.e., from $19 million targeted in the PIF to more than $100 million committed in the Project Document); and b) Component 3, knowledge sharing, is the essence of a regional project. The experiences across 7 countries, 7 river basins and 7 pilot sites with numerous political, social, economic and environmental disparities means that there is much to be shared and learned, which can help in up-scaling and replicating IRBM good practices. Thus, the GEF grant portion for knowledge sharing was raised from $1.7 million in the PIF to $2.2 million in the Project Document. We hope that this rationale is acceptable. |
| 4. Does the project take into account potential major risks, including the consequences of climate change, and describes sufficient risk response measures? (e.g., measures to enhance climate resilience) Yes. |  |
| 5. Is co-financing confirmed and evidence provided? No. The co-financing letters are missing. While the four-fold increase in co-financing is very welcome, it is disappointing to see that it is entirely in-kind. The grant funding noted in the PIF from ASEAN Secretariat and from the Chuncheon Global Water Forum were important for demonstrating regional interest and commitment to this project. Please reexamine the co-financing and seek support that is not in-kind. | The co-financing letters may be found in Annex J, Additional Agreements. Additional cofinancing letter (grant) is being provided by the Philippines. Also attached is the letter of support from the Chuncheon Global Water Forum. Note that the amount of cofinancing that was indicated in the PIF is no longer reflected as the project has long been completed. Through discussions with UNDP and PEMSEA, the ASEAN Secretariat has indicated full support for this project in line with its coordination of the activities of AWGWRM. |
| 6. Are relevant tracking tools completed? No. The project contribution to GEF6 indicators needs to be noted in the table in section E. Project’s Target Contributions to GEF 7 Corporate indicators (and needs to note GEF 6, not 7). The table refers to Annex B in Pro Doc, but the annex refers to the IW tracking tool, not to the corporate targets. | Section E, CEO Request document, now includes the GEF 6 Corporate Target: Promotion of collective management of transboundary water systems and implementation of the full range of policy, legal, and institutional reforms and investments contributing to sustainable use and maintenance of ecosystem services; Replenishment Target: Water-food-ecosystems security and conjunctive management of surface and groundwater in at least 10 freshwater basins; and Project Target: 7 freshwater basins. Reference to Annex B has been deleted. |
| 7. Only for Non-Grant Instrument: Has a reflow calendar been presented? Not relevant. |  |
| 8. Is the project coordinated with other related initiatives and national/regional plans in the country or in the region? No. The pilot project (Outcome 2.1) heavily emphasize cities. These efforts could benefit from and contribute to the GEF has the Sustainable Cities GEF6 and GEF7 programs. Please discuss possibilities for sharing experiences with the Sustainable Cities programs. Given the premise of the project is the linkages with LMEs, there needs to be plans for coordination with the LMEs and consideration of linkages to the SAPs and their implementation. There also needs to be collaboration with the relevant regional bodies for the various LMEs. | Output 3.1.4, Regional IRBM knowledge and communication management platform operationalized, has been modified in response to this comment: Regional forums/events will be organized and conducted in collaboration with (a) the existing ASEAN governance framework, particularly the ASEAN Working Group on Water Resources Management (AWGWRM) and the ASEAN Senior Officers on the Environment (ASOEN) as applicable to accelerate adoption, uptake and upscaling; (b) other GEF-supported LME projects in the region, including SDS-SEA, Gulf of Thailand and South China Sea, and Indonesian Seas, among others; (c) other GEF-supported programmes in the region, including Sustainable Cities, Sustainable Forest Management, and Climate Change Mitigation; and (d) PEMSEA’s regional networks (e.g., local governments; universities). In addition to knowledge sharing aspects of Component 3, collaborative planning and implementation with LME projects/programs will be facilitated through the national tier coordinating arrangements established for such purpose (see Comment 2). |
| 9. Does the project include a budgeted M&E Plan that monitors and measures results with indicators and targets? Yes. |  |
| 10. Does the project have descriptions of a knowledge management plan? No. The plans for developing the technical report/guide and tying with the 7 rivers (outputs 3.1.1, 3.1.2) need to address the spectrum of issues, including biophysical, socioeconomic and governance as planned in Component 1.6 as noted in the PIF review sheet. There is an impressive suite of activities planned for knowledge sharing under Output 3.1.4. Additional consideration needs to be given to using social media to share experiences to reach a wide audience. Further, that there be means for two-way interactions such as WhatsApp, list serve and other fora. For the knowledge sharing it is unclear that the project regional leadership will be responsible for pulling out insights from the 7 river and pilot experiences for cross-cutting lessons learned. This synthesis is part of the justification for having a joint project with multiple rivers with varying experiences from which lessons can be drawn. As part of the IW LEARN Output 3.1.5, the project needs to plan to contribute Results and Experience Notes highlighting lessons learned. Similar to the previous point related to Component 2, there needs to be plans to share experiences with the relevant LMEs of the various rivers to ensure connections between the rivers and marine management. Given the importance of learning, please revise the title of Component 3 to include “learning” as it had in the PIF. The activities under the PIF Output 3.3 Knowledge management platform facilities replication of good practices and up-scaling of IRBM as well as 3.2.2 seem to be missing from the Pro Doc plans. Please clarify. | Activity 3.1.1.2 has been modified to: Prepare a technical report/guide based on the desk study, recommending a list of SMART indicators (e.g., socio-economic, governance, stress reduction, and environmental status, among others). Socio-economic indicators will be focused on providing, communities, decision-makers and the business sector with a clear justification of the value and benefits of protecting, maintaining, and/or improving environmental flows and water quality for priority uses (e.g., water supply; recreation; fisheries), including cost-benefit analysis of management options. Indicators will be gender specific where appropriate. Disseminate the draft report/guide to relevant organizations and individuals in participating countries and organizations for review and comment. Activity 3.1.1.3: Revise the draft report/guide based on feedback; publish and disseminate it to national and local governments, river basin organizations and Project Teams for application in baseline assessments of river basins and State of River Basin Reporting (Output 1.1). . Agreed. Activity 3.1.4.6 has been modified to include: “Communicate project progress and findings regularly to national and local governments, river basin organizations, communities, regional organizations and projects across the region, including: … c. Using social media to share experiences to reach a wide audience and enhance two-way interactions, such as WhatsApp, list serve and other fora. ….” Output 3.1.4 has been amended to clarify the situation, as follows: To build IRBM knowledge management awareness and support in the ASEAN region, among ASEAN Member States and across the East Asian region, actions in Output 3.1.4 will focus on: a) building an e-portal that is readily accessible and proactive in communicating project findings and impacts to key regional bodies through face-to-face events organized by the project or co-organized with other organizations; b) producing and disseminating informative documents that are based upon the insights, experiences and cross-cutting lessons learned from the 7 river basins and pilot projects; and c) promoting the replication of good practices generated by the project and upscaling of IRBM within each respective river basin and participating country, as well as across the region. Regional: 3.1.4.1 Gather, package, and disseminate knowledge products from the various project activities, events, and outputs in the 7 river basins and pilot projects, including a synthesis of good practices, lessons learned, policy briefs, case studies, guidance documents, technical reports, etc., using various formats and content that are readily accessible and understandable by target audiences including political leaders, planners, IRBM managers and practitioners, investors, and the general public. Activity 3.1.5.3 has been added to Project Document as follows: Contribute knowledge products, including case studies, experience notes, policy briefs, etc. to GEF IW Learn, highlighting lessons learned and good practices from the work undertaken in the 7 river basins and respective pilot projects. Activity 3.1.4.6 has been amended as follows: Share experiences, project progress and findings regularly to national and local governments, river basin organizations, communities, and relevant LME projects and regional organizations, including: a. Transferring findings and strategic directions of IRBM at each year’s AWGWRM and AWGCME meetings; b. Presenting briefings on outputs and outcomes/impacts that are strategic to the targets and objectives of ASOEN and EAS Partnership Council as well as LME projects and programs (e.g., South China Sea and Gulf of Thailand; Indonesian Seas; Bay of Bengal; and CTI Sulu Sulawesi Seas) and GEF-supported initiatives (e.g., Sustainable Cities; Sustainable Forestry; Climate Mitigation; etc.), as well as networks of local governments, universities and the private sector. …. Component 3 title has reverted to Knowledge Management and Learning As requested by the STAP reviewers (please refer to Annex B, Responses to Project Reviews, CEO Request document), Outcome 3 has been revised in the Project Document. PIF Output 3.3 has been transferred to Output 3.1.4 in the Project Document. Output 3.1.4 includes: “To build IRBM knowledge management awareness and support in the ASEAN region, among ASEAN Member States and across the East Asian region, actions in Output 3.1.4 will focus on: a) building an e-portal that is readily accessible and proactive in communicating project findings and impacts to key regional bodies through face-to-face events organized by the project or co-organized with other organizations; b) producing and disseminating informative documents that are based upon the insights, experiences and cross-cutting lessons learned from the 7 river basins and pilot projects; and c) promoting the replication of good practices generated by the project and upscaling of IRBM within each respective river basin and participating country, as well as across the region. “ |
| 11. Has the Agency adequately responded to comments at the PIF stage from: GEFSEC No. Please see above comments. | In addition to the responses/amendments provided herein, please refer to the PIF responses provided in Annex B of the CEO Request document for further clarification. |
| STAP No. STAP indicated in their review that more than one model needs to be used for the pollutant modeling. Please clarify if this recommendation is being addressed. | The following response was provided to STAP request (please see Annex B, CEO Request document): “Given the scope of the project and budgetary constraints (due to budget reduction), modeling will be limited to rapid assessment of total pollutant loadings (TPL) and sources in the river basins. A variety of rapid assessment TPL models are already available and will be applied in Indonesia, Malaysia, Philippines, and Vietnam. For example, the recently completed GEF/UNEP project entitled, “Global foundations for reducing nutrient enrichment and oxygen depletion from land-based pollution, in support of Global Nutrient Cycle (GNC Project)” developed and successfully demonstrated a rapid assessment model for nutrient loads from human and agricultural activities in the Manila Bay watershed. This model will be introduced to countries that currently have limited capacity in TPL modeling (i.e., Cambodia, Lao PDR and Myanmar).” In addition, the introduction to Output 1.1.4 describes the approach that will entail the use of different TPL models in 4 countries, and one common model in the three aforementioned countries. |
| GEF Council Yes. There were no Council comments. | Comments from USA and Germany have been responded to, as reflected in Annex B of the CEO Request document. |
| Convention Secretariat (Yes. There were no Convention comments. |  |
| 12. Is CEO endorsement recommended? No. Please address the above comments. |  |