Project Identification and Financial Data

Mid-Terminal Review Data

| GEF Project ID | 10685 |
| --- | --- |
| IA Project ID | N/A |
| Project Name | Build back a blue and stronger Mediterranean |
| Countries | Albania, Algeria, Lebanon, Montenegro, Morocco, Tunisia |
| Implementing Agency/Agencies | Conservation International |
| Executing Agency/Agencies | The MedFund MedPan |
| Executing Agency Support Partner | N/A |
| Focal Area(s) | IW-1.1 - Strengthen blue economy opportunities through sustainable healthy coastal and marine ecosystems |
| GEF Strategy / Operational Program | GEF-7 |
| Date of CEO Approval/Endorsement | May 27, 2022 |
| Date of project first disbursement | June 13, 2025 |
| Date when the grant agreement with EA was signed | September 09, 2022 |
| Date of project completion (completion of project activities; indicate expected or actual) | January 31, 2028 |
| Name of Mid-Term Evaluators | Altai Consulting |
| Date of Mid-Terminal Evaluation Completion | 31st August 2025 |

Financial data:
Project Preparation through PDF/PPG grants (in US$)

| GEF PPG financing for project preparation | $ 150,000 |
| --- | --- |

GEF’s Project Funding

| Particulars | At Endorsement |
| --- | --- |
| GEF project grant | $ 5,000,000 |
| Co-financing | $ 40,386,537 |
| Total | $ 45,386,537 |

Project Co-financing Breakdown:

| Name of the Co-financer | Co-financer type | Co-financing at project start |  |  | Actual co-financing at project MTR |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | IN-KIND | GRANT | TOTAL | IN-KIND | GRANT | TOTAL |
| Fondation Prince Albert II de Monaco | Civil Society Organization | - | 7,090,000 | 7,090,000 | - | 3,007,000 | 3,007,000 |
| Government of Morocco | Recipient country Government | 2,225,000 | - | 2,225,000 | 445,000 | - | 445,000 |
| Hans Wilsdorf foundation | Civil Society Organization | - | - | - | - | 221,169 | 221,169 |
| IUCN Med | Multilateral Agency | 465,550 | - | 465,550 | - | 465,550 | 465,550 |
| Sigrid Rausing Trust | Civil Society Organization | - | - | - | - | 2,410,000 | 2,410,000 |
| French office for biodiversity | Government | 11,617,000 | - | 11,617,000 | 3,939,395 | - | 3,939,395 |
| The MedFund | Civil Society Organization | - | 7,140,000 | 7,140,000 | - | 2,589,819 | 2,589,819 |
| MAVA Foundation | Civil Society Organization | - | 2,167,713 | 2,167,713 | - | 713,434 | 713,434 |
| MedPAN | Civil Society Organization | - | 100,000 | 100,000 | - | 326,871 | 326,871 |
| Government of Montenegro | Recipient country Government | 1,690,022 | - | 1,690,022 | 664,486 | - | 664,486 |
| Government of Albania | Recipient country Government | 360,000 | - | 360,000 | 144,000 | - | 144,000 |
| Government of Tunisia | Recipient country Government | 1,083,436 | - | 1,083,436 | 224,187 | - | 224,187 |
| Pew Bertarelli Ocean Legacy | Civil Society Organization | - | - | - | - | 2,251,000 | 2,251,000 |
| Mediterranean biodiversity consortium | Civil Society Organization | - | 6,447,816 | 6,447,816 | - | 166,142 | 166,142 |
| Total |  | 17,441,008 | 22,945,529 | 40,386,537 | 5,417,068 | 12,150,985 | 17,568,052 |  |