Draft meeting minutes GEF Secretariat and World Bank

(July 30, 2018)

China GEF Efficient and Green Freight Transport Project (GEF 9682)

1. Present

GEF Secretariat: Hannah Tomkinson Fairbank (GEF Asia Coordinator), Ming Yang (Sr Climate Change Specialist)

Bank team: Shaanti Kapila, Chris Warner, (GEF Coordination Team ) Hua Tan,  Yi Yang (Bank team),

2. Purpose of meeting

The purpose of the meeting was to receive overall feedback from GEFSec on the China Green Freight project as part of the Appraisal process including:

- To discuss response to STAP, and Council comments; and

- Processing and timeline

The Task team provided an overall description of the Project for the ensuing discussions which is elaborated below.

3. Key issues

3.1 The relationship between the GEF-financed pilots and the $150 million World Bank loan for the Hubei Inland Waterway Project needs to be articulated more explicitly including the linkages between the GEF financed Hubei pilot and the loan.

Team Response:

- Background of the Hubei Inland Waterway Project (PAD is attached)

The Hubei Inland Waterway Project - Yakou Navigation-Hydropower Complex (the Yakou Complex) - is in the middle reach of the Han River. The completion of the Yakou Complex is a critical milestone for the Han River to reach the planned navigation standard by 2020. It will upgrade about 53 kilometers waterway between the Yakou and the Cuijiaying Complex to Class III navigation standard and address a key bottleneck for completed investments at other cascades to realize their full navigation capacity and economic benefits. In addition, the Project will also contribute to: achieving the objectives of the Yangtze River Economic Belt Strategy (YREB); enhancing the Yangtze River golden waterway function and the connectivity among eastern, central and western regions; and coordinated development to mitigate the disparities between the more prosperous eastern provinces and the less developed western and central regions. Please refer to para 14 of the attached Hubei Inland Waterway Project PAD.

The Hubei Inland Waterway Project will develop an integrated powerhouse - ship lock complex, which

is expected to have environmental and climate change adaptation and mitigation benefits through the promotion of a green transport mode and provision of renewable energy to Yicheng City (which is located 16 kilometers from Yakou). In addition, it will provide gravity flow irrigation to over 5,300 ha of existing farmland and reduce lifting costs significantly, improve flood resilience, and create a better landscape for recreational tourism. Please refer to para 15 of the attached Hubei Inland Waterway Project PAD.

- Linkage between the Bank Loan and the GEF funded Hubei Pilot

The proposed GEF Efficient and Green Freight Project will finance technical assistance for the strategic plan for improving the integrated development of Han River inland waterway. The technical assistance will focus on commodity flow data collection in the Han River corridor, analysis of freight movement on the transport network (highway, IWT, railway, and air), logistics service value chain stakeholder analysis, identification of bottlenecks in the transport network and the logistics service value chain (skilled labor force, vessel standardization, policy incentives), and plans to improve Han River inland waterway transport (IWT) intermodal connectivity and efficiency. Please refer to para 16 of the attached Hubei Inland Waterway Project PAD. The team has revised the description of the Hubei project in the PAD (para 35).

- Rationale for the GEF funded Hubei Pilot

The improvement of inland waterway relies on adequate integration of IWT with other transport modes. With development of the Yakou Complex, Han River will see higher navigation standards and enhanced reliability and attraction as a freight transport mode. However, traffic growth on the Han River will also depend on other factors, for example, local economic development, the completion and operation of the other complexes downstream, intermodal connections, and sectoral policy support. A lead panel at the provincial level has been established to coordinate and monitor the progress of implementation of the project. The proposed GEF Efficient and Green Freight Project will support Hubei Province in the promotion of IWT efficiency and intermodal connections along the Han River.

- There needs to be a stronger demonstration of the additionality and incremental reasoning of GEF finance, including a baseline scenario (i.e. without foundational policy work and capacity building, where does that leave large infrastructure development?). In addition, the rationale and implications for sequencing the GEF project after the WB Hubei loan should be explained.

Team Response:

Please see the table below for additionality and incremental reasoning by component. For additional information, please refer to PAD para 57 to 64.

|  | Baseline project/ BAU scenario | GEF intervention/ GEF scenario | Global environmental benefits | Incremental cost |
| --- | --- | --- | --- | --- |
| National TAs | National policy directives to promote the development of multimodal freight transport and improve urban freight distribution - Local government accelerate the planning and investment in freight infrastructure and services - Some freight may be shifted to cleaner modes - Some urban freight trips may be consolidated and reduced | Policy/strategy/guideline to address impediments in policy, planning, operational, standardization, information for multimodal transport and urban freight distribution - Planning and investment informed by data and freight flow modal - China’s freight structure optimized - Railway/waterway capacity fully utilized - More long-haul freight shifted to railway and waterway - Urban freight efficiency improved - Urban freight trips consolidated, optimized and reduced | Indirect GHG emission reduction, contributing to China’s INDC goal | $3.15 million |
| Yantai pilot | Investment in logistics hubs and facilities, establishment of a trucking association for drop-and-pull, experienced third-party logistics companies to run the Bohai Bay multimodal freight business - Infrastructure built - Some freight traffic shifted from road to seaway - Third-party logistics operator engaged | Policies and incentives to attract more freight traffic to Yantai-Dalian seaway, credibility system of logistics operators, and business plan and operational plan to improve freight efficiency - Additional freight and trucks attracted to seaway - More operators join the trucking association - Successful operations of Bohai Bay multimodal freight business | Direct GHG emission reduction, from attracting additional freight trucks to use drop-and-pull compared to BAU (lifecycle CO2 emission reduction estimated to be 1.10 million tons) | $0.75 million |
| Weifang pilot | Construction of 4 urban freight consolidation centers - Freight consolidated in 4 centers being shipped to end customers | Data collection and analytics to provide urban distribution optimization solutions - Freight distribution in 4 centers optimized - Freight route optimized - Off-peak delivery plans - Introduction of clean energy vehicles | Direct GHG emission reduction, from reducing freight trip distance and increasing energy efficiency of freight vehicles compared to BAU | $0.55 million |
| Xiamen pilot | Construction of Xiamen port railway hub - Some freight shift from road to railway | Development of multimodal logistics information platform and optimizing port internal traffic - Multimodal freight transport efficiency improved - Easier access to shipping orders - More freight shifted from road to railway | Direct GHG emission reduction, from shifting more freight to railway compared to BAU | $0.70 million |
| Guangdong pilot | Construction of freight hubs and development of logistics information platform - Increased rural freight trips - Empty freight trucks from rural to urban | Pilot of urban-rural integrated distribution - Demand and supply matched between rural-to-urban freight and urban-to-rural empty return trucks - Rural freight consolidated - Return trucks replacing the individual villager’s rural freight trips | Direct GHG emission reduction, from avoiding rural-to-urban freight trips (lifecycle CO2 emission reduction estimated to be 0.23 million tons) | $0.75 million |
| Hubei pilot | Construction of the Yakou navigation-hydropower complex - Increased inland waterway capacity on Han River - Increased freight volume by waterway | Strategic plan for improving the integrated development of Han River inland waterway - Improved reliability of inland waterway transport on Han River - Improved efficiency of multimodal transport operation - More freight shifted from road to inland waterway | Direct GHG emission reduction, from shifting more freight to inland waterway compared to BAU | $0.30 million |
| Capacity Building |  | Workshops and trainings to promote the key policy/ strategy/guideline and disseminate the experiences gained from pilot projects - Quicker adoption of the policy/ guideline by stakeholders - Replication of the innovations from the pilots in other projects | Indirect GHG emission reduction, from replication effects | $2.05 million |

Team’s explanation of the rationale and implications for sequencing the GEF project after the WB Hubei loan:

The proposed GEF project will be approved by the Board after the Hubei Inland Waterway Project. However, this will not impact the sequence of completing the GEF financed integrated development of Han River inland waterway plan for implementation when the Hubei Project completes construction in 2023 for operation commencement. The GEF financed plan will be completed just in time to support the operation, management and integration of the Han River IWT system.

- GHG accounting methodology – the Secretariat noted a monumental shift in expected GHG emissions reductions since Council approval, but still has concerns about the methodology and projected GHG reductions. The preferred methodology is available on the GEF website. The task team should better justify the methodology used and justify assumptions, including emission factors. The Secretariat also expressed concerns about the cost-effectiveness of project-related emissions reductions when taking into account the $150m Bank co-financing (ie the Hubei project now forms part of the baseline so what will be the incremental GHG reductions achieved with GEF support).

Team Response:

Please refer to the attached methodology paper prepared by the task team.

Please note that the GEF’s manual for calculating GHG benefits for transportation projects (Manual for Calculating Greenhouse Gas Benefits) only includes models for passenger transport. No methodology for interventions in the freight and logistics sector is available. As such, the task team has developed our own methodology, in consultation with transport specialists and carbon finance specialists, to calculate two types of interventions: intermodal improvement to shift freight traffic from road to waterway/railway, and innovative urban distribution solutions to avoid/reduce number of urban freight trips. The reference of emission factors is provided in the methodology paper, and the key assumptions have been ascertained by the concerned management authorities and freight operators. The task team believes that the implementation of this GEF project, particularly the local pilots, will contribute to developing models in the transport sector and improving the accountability of transport projects.

In regard to accounting for the US$150 million Bank loan in the calculation of net GHG reduction, the task team’s view is that the net GHG reduction should be calculated based on GEF financed activities (incremental cost), in other words, the $0.3 million GEF fund financed TA activity for the Hubei Project, but not the $150 million Bank loan financed civil infrastructure and other project activities – as this is baseline. The US$150 million Bank loan should therefore not be included in the net GHG reduction calculation.

4. Processing and timeline

The Project team has a deadline to process the project to Bank Board by November.  Request for CEO Endorsement is urgently sort, taking into account need for 4 week Council commenting period,  to enable completion of Appraisal.