Niue: Accelerating Renewable Energy and Energy Efficiency Applications in Niue (AREAN) Project

Responses to GEFSec Comments (6 June 2019)

| Comment & Response | Reference |
| --- | --- |
| 4. Does the project take into account potential major risks, including the consequences of climate change, and describes sufficient risk response measures? (e.g., measures to enhance climate resilience) |  |
| Comment: Not completed at this time. Please address potential risks from climate change and elaborate measures to mitigate this risk. Response: The identified environmental risk to the successful and effective implementation of the pertinent project activities (and the delivery of their expected outputs) is that “RE-based energy generation (power and non-power purposes) installations can be seriously affected by adverse climate-related events”, which may be caused or exacerbated by climate change. This specific risk is particularly true in the Pacific Island Countries like Niue. In the AREAN Project, such risk is proposed to be mitigated both to prevent the negative impacts of adverse climate events from happening, and to ease the negative impacts case the risk do happen. Hence, both prevention and alleviation measures have been suggested in the project design and described in the AREAN Project Document. The prevention measures include: Strict adherence to internationally accepted design and engineering practices, as well as compliance to proper engineering and construction standards in the construction/installation of RE-based energy generation units that ensure not only structural integrity but also climate resilience. This applies also in the procurement, design/engineering, installation and operation of the pertinent installations. The alleviation measures include appropriate modifications in the installations (and budget), depending on the extent of the impacts of the adverse climate-related events. There could be potential reduction in the number of installations, or replacement with alternative demos that will be done while ensuring that the resulting interventions are contributing to the realization of the relevant project outcomes. | ProDoc: Part IV; Sec. 4.3; pp. 38-39 |
| 12. Is CEO endorsement recommended? |  |
| Comment: Not at this time. Please address potential risks from climate change and elaborate measures to mitigate this risk. Response: The identified risk from climate change was already described and elaborated on in the AREAN Project Document. |  |