REQUEST FOR CEO ENDORSEMENT

Project Type: Full-sized Project

Type of Trust Fund: GEF Trust Fund

For more information about GEF, visit TheGEF.org PART I: PROJECT INFORMATION

| Project Title: Integrated Management of Wetland Biodiversity and Ecosystems Services (IMWBES) |  |  |  |
| --- | --- | --- | --- |
| Country(ies): | India | GEF Project ID: | 5132 |
| GEF Agency(ies): | UNEP (select) (select) | GEF Agency Project ID: | 00695 |
| Other Executing Partners): | National Executing Agency: Ministry of Environment, Forests and Climate Change Lead Technical Support Agency (LTSA): Wetlands International South Asia With Agencies for Implementation of Demonstration Projects: Centre for Water Resources Development and Management (Kerala), Punjab State Council for Science and Technology (Punjab), and Department of Ecology and Environment (Bihar) | Resubmission Date: | 11/01/2016 |
| GEF Focal Area (s): | Biodiversity | Project Duration(Months) | 60 |
| Name of Parent Program (if applicable): > For SFM/REDD+ > For SGP |  | Agency Fee ($): | 398,675 |

A. FOCAL AREA STRATEGY FRAMEWORK

| Focal Area Objectives | Expected FA Outcomes | Expected FA Outputs | Trust Fund | Grant Amount ($) | Co-financing ($) |
| --- | --- | --- | --- | --- | --- |
| (select) BD-1 | Outcome 1.1 Improved management effectiveness of existing protected areas | 26 existing protected areas (total area 0.68 m ha) expanded with 12.50 million ha of previously unmanaged catchment (as measured by GEF METT). | GEFTF | 1,635,537 | 8,242,000 |
| (select) BD-2 | Outcome 2. 1 Increase in sustainably managed landscapes and seascapes that integrate biodiversity conservation | Three sub-national wetland catchment plans applied to 9.7 million ha that incorporate biodiversity and ecosystem services values | GEFTF | 2,561,038 | 11,975,000 |
| Total project costs |  |  |  | 4,196,575 | 20,217,000 |

B.  PROJECT FRAMEWORK

| Project Objective: Enhanced management effectiveness of wetlands of national and international significance |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Component | Grant Type |  | Expected Outcomes | Expected Outputs | Trust Fund | Grant Amount ($) | Confirmed Co-financing ($) |
| Component 1 : National wetland biodiversity and ecosystem services based knowledge systems | TA |  | Outcome 1.1: Increased national scale application of integrated wetland management planning tools and approaches Outcome 1.2: Wetland BES knowledge systems applied to improve management effectiveness of sites of national and international significance | 1.1A Hierarchical wetland BES assessment tool developed, field tested at six sites and wetland managers trained in application 1.1B Climate vulnerability assessment tool developed, field tested in six sites and wetland managers trained in application 1.2 A Wetland management effectiveness tool developed and applied to Ramsar sites 1.2 B Small grant programme administered to support wetland managers in improving site management effectiveness 1.2C Improved wetland information synthesis and accessibility to support wetland policy and management implementation | GEF TF | 703,333 | 1,700,000 |
| Component 2: National scale capacity building for applying integrated management |  | TA | Outcome 2. 1 Enhanced institutional capacity and trained human resources for integrated management of wetlands | 2.1A Modules for integrated management of wetlands developed and implemented for training wetland managers 2.1B Communities of Practice established for sharing best practices and lessons learnt on wetland management developed for wetland managers 2.1C National Communication and Outreach Strategy developed and supported by the establishment of a web-portal, outreach material and events. | GEFTF | 578,843 | 3,497,000 |
| Component 3 : Demonstration of integrated wetland management |  | TA | Outcome 3.1 Integrated wetland management applied in three protected wetlands | 3.1A Baseline assessment and evaluation of ecosystem services values carried out for three pilot sites 3.1B Cross-sectoral institutional arrangements for integrated management enabled for three pilot sites. 3.1C Potential private sector partnerships identified at three pilot sites and actively engaged in integrated management. 3.1D Implementation of management plan reviewed and adapted periodically to address site and landscape scale drivers and pressures | GEF TF | 2,563,661 | 11,975,000 |
| Component 4: Project monitoring, evaluation and outcome dissemination |  | TA | Outcome 4. 1 Project impacts and performance are measured Outcome 4.2 Evidence base on benefits of BES based-wetland management established | 4.1A Project monitoring and reporting systems established 4.1B Site and wetland catchment scale monitoring implemented assessing management effectiveness and outcomes for BES values 4.2A Project best practices guidelines on ES based wetland management disseminated for national scale replication 4.2B Increased use of BES based monitoring systems to assess maintenance and restoration of wetland ecological character, and enhanced livelihoods for wetland dependent communities | GEF TF | 140,910 | 1,995,860 |
| Subtotal |  |  |  |  |  | 3,986,747 | 19,167,860 |
| Project management Cost (PMC) |  |  |  |  | GEF TF | 209,828 | 1,049,140 |
| Total project costs |  |  |  |  |  | 4,196,575 | 20,217,000 |

C.   SOURCES OF CONFIRMED COFINANCING FOR THE PROJECT BY SOURCE AND BY NAME ($)

Please include letters confirming cofinancing for the project with this form

| Sources of Co-financing | Name of Co-financier (source) |  | Type of Cofinancing | Cofinancing Amount ($) |
| --- | --- | --- | --- | --- |
| National Government |  | Ministry of Environment, Forests and Climate Change | In-kind | 17,807,000 |  |
|  |  | Ministry of Environment, Forests and Climate Change | Cash | 2,000,000 |  |
| GEF Agency |  | United Nations Environment Programme | In-kind | 260,000 |  |
| Others |  | Wetlands International South Asia | Cash | 150,000 |  |
| Total Co-financing |  |  |  | 20,217,000 |  |

D.   TRUST FUND RESOURCES REQUESTED BY AGENCY, FOCAL AREA AND COUNTRY1

| GEF Agency | Type of Trust Fund | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Grant Amount (a) | Agency Fee (b)2 | Total c=a+b |
| UNEP | GEF TF | Biodiversity | India | 4,196,575 | 398,675 | 4,595,250 |
| Total Grant Resources |  |  |  | 4,196,575 | 398,675 | 4,595,250 |

1	In case of a single focal area, single country, single GEF Agency project, and single trust fund project, no need to provide information for this
table. PMC amount from Table B should be included proportionately to the focal area amount in this table.

2	Indicate fees related to this project.

F.  CONSULTANTS WORKING FOR TECHNICAL ASSISTANCE COMPONENT:

| Component | Grant Amount ($) | Co-financing ($) | Project Total ($) |
| --- | --- | --- | --- |
| International Consultants | 90,000 |  | 90,000 |
| National/Local Consultants | 60,655 |  | 60,655 |

G.   DOES THE PROJECT INCLUDE A "NON-GRANT" INSTRUMENT?    No

(If non-grant instruments are used, provide in Annex D an indicative calendar of expected reflows to your Agency and to the GEF/LDCF/SCCF/NPIF Trust Fund).

PART II: PROJECT JUSTIFICATION

A. DESCRIBE ANY CHANGES IN ALIGNMENT WITH THE PROJECT DESIGN OF THE ORIGINAL PIF

The IMWBES project is organized in the following four components aimed at addressing the knowledge, capacity and institutional barriers limiting effectiveness of wetland management, and ensuring application of project results in national policy contexts: Component 1: National wetland biodiversity and ecosystem services based knowledge systems; Component 2: National scale capacity building for applying integrated wetland management; Component 3: Demonstration of integrated wetland management; Component 4: Project monitoring, evaluation and outcome dissemination. The overall structure of project components has been retained as in PIF, and the outcomes and expected outputs realigned to ensure consistency. A mapping of changes in project design with respect to the PIF is presented in the Table below:

| Summary of Changes in Components, Outcomes and Outputs |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Comparison of Components as defined in PRODOC and PIF Project Component |  | Comparison of Expected Outcomes as defined in PRODOC and PIF |  | Comparison of Expected Outputs as defined in PRODOC and PIF |  |  |  |
| Components (PIF) | Components (PRODOC) | Expected Outcomes (PIF) | Expected Outcomes (PRODOC) | Expected Outputs (PIF) |  | Expected Outputs (PRODOC) |  |
| Component 1: National NPCA Policy support through ES based knowledge systems (Maintained) | Component 1: National wetland biodiversity and ecosystem services based knowledge systems | 1.National wetland PA network expanded through application of guidelines on inventorization and prioritization based wetland ecosystem services and biodiversity (Refocused to stress on adoption of integrated wetland management) | Outcome 1.1: Increased national scale application of integrated wetland management planning tools and approaches |  | 1.1 Methodology and best practices for multiscalar and hierarchical wetland assessment developed and integrated in national (NPCA) programme based on pilot assessments at 3 sites (Output 1.1A) 1.2 Values of wetland ecosystem services assessed and used in management planning based on application of UNEPs IEA & TEEB, and Corporate Ecosystem Services Review (ESR) methodologies (Included in Output 3.1A) 1.3 Best practice guidelines and tools made available to national wetland managers through website(s), forums, audio-visuals, and publications on ES-based wetland assessment, prioritization and monitoring (to be achieved through Output 1.1A and Output 2.1 C) 1.4 Links and networks established with national and international wetland data and information systems (to be achieved through Output 1.2 C) 1.5 National guidelines on wetland ecosystem services and biodiversity developed and used by the states for prioritization of additional sites or expansion of existing sites under the NPCA and Wetlands of International Importance (to be achieved through output 1.2 C) | 1.1A Hierarchical wetland BES assessment tool developed, field tested at six sites and wetland managers trained in application 1.1B Climate vulnerability assessment tool developed, field tested in six sites and wetland managers trained in application |  |
|  |  | 2. Management effectiveness of national wetland PA system enhanced through adoption of best practices through the project (Maintained) | Outcome 1.2: Wetland BES knowledge systems applied to improve management effectiveness of sites of national and international significance |  | 2.1 Management effectiveness tool developed and used by national site managers to assess degree of achievement of conservation outcomes (Output 1.2 A with focus on Ramsar Sites) 2.2 Implementation of Wetland (Conservation and Management) Rules, 2010 reviewed and strengthened through using ES based monitoring systems and reporting mechanisms (to be achieved through Output 4.2 B) 2.3 Adaptive risk management system and national response policy framework developed and piloted under Comp III in 3 wetland PA sites based on vulnerability assessments (to be achieved through Output 1.1B) 2.4 Managers able to apply best-management practices through a program of applied- research grants (Output 1.2 B) | 1.2A Wetland management effectiveness tool developed and applied to Ramsar sites 1.2B Small grant programme administered to support wetland managers in improving site management effectiveness 1.2C Improved wetland information synthesis and accessibility to support wetland policy and management implementation. |  |
| Component 2: Building capacity on mainstreaming integrated wetland management at state level (Maintained) | Component 2: National scale capacity building for applying integrated wetland management | 3. Enhanced institutional capacity and trained human resources for integrated management of wetland biodiversity and ecosystem services (Maintained with focus on integrated management of wetlands) 4. Strengthened stakeholder involvement on ES-based wetland management in 3 pilot sites within their lake basins (Shifted to Component 3) | Outcome 2.1: Enhanced institutional capacity and trained human resources for integrated management of wetlands |  | 3.1 Skills of wetland managers and local stewards developed for formulation of integrated management plans based on assessment and monitoring of ecosystem services and biodiversity (to be achieved through Output 2.1A and 2.1 B) 3.2 Capacity of wetland managers developed on linking site management plans with lake basins (to be achieved through Output 2.1 A and 2.1 B) 3.3 Policy & decision makers, as well as key government and private sectors are able to use built capacity to integrate wetland ecosystem services and biodiversity into sectoral planning and decision making (to be achieved through Output 4.2 A and 4.2 B) 4.1 State and site level stakeholder communications, education and participation programs in ES-based wetland management developed and used for building partnership and synergy (Output 2.1 C) 4.2 Awareness raising on role of industries, infrastructure, agriculture and other key development sectors in maintaining wetland ecosystem health (Output 2.1C) 4.3 Established learning networks for capacity building and feedback into state government policy and wetland site management (Output 2.1 B) | 2.1A Modules for integrated management of wetlands developed and implemented for training wetland managers 2.1B Communities of Practice established for sharing best practices and lessons learnt on wetland management developed for wetland managers 2.1C National Communication and Outreach Strategy developed and supported by the establishment of a web-portal, outreach material and events. |  |
| Component 3: Piloting integrated wetland management and restoration for national upscaling (Maintained) | Component 3: Demonstration of integrated wetland management | 5. Enhanced management effectiveness in 3 protected wetlands applied and best practices integrated at national scale | Outcome 3.1: Integrated wetland management applied in three protected wetlands |  | 5.1 Ecological and economic role of wetland biodiversity & ecosystem services in food and water security agreed with stakeholder for 3 sites within their lake basins, based on assessed scenarios for economic development trends, resource needs and landscape-wide wetland changes (Included in Output 3.1 A) 5.2 Integrated management plans with clearly defined implementation arrangements for cross sectoral coordination , agreed by multi-stakeholders designed and implemented for 3 wetland sites, including pilots on buffer zones, resource utilisation and wetland restoration (Included in Output 3.1 B) 5.3 Conservation of the 3 wetland sites and lake-basins sustained through formalised cross-sectoral & co-management agreements, including business plans for sustained financing at State level. (Output 3.1 A and 3.1 B) 5.4 Reduced impact to the wetland PAs and strengthened community stewardship in wetland management through small grant investments in Community Conservation Agreements and adaptive/alternative resources utilization (Included in Output 3.1 D) 5.5 Public- private partnership on wetland restoration, biodiversity conservation, water management, and pollution control programs scoped for implementation in 3 lake basins (Output 3.1 C) 5.6 Best practices for integrated wetland management developed and disseminated for use of wetland managers under the NPCA (Comp I) (Included in Output 4.2 A) | 3.1A Baseline assessment and evaluation of biodiversity and ecosystem services values carried out for three pilot sites 3.1B Cross-sectoral institutional arrangements for integrated management enabled for three pilot sites. 3.1C Potential private sector partnerships identified at three pilot sites and actively engaged in integrated management. 3.1D Implementation of management plan reviewed and adapted periodically to address site and landscape scale drivers and pressures |  |
| Component 4: Project monitoring and evaluation and dissemination of best practices (Maintained) | Component 4: Project monitoring, evaluation and outcome dissemination (Maintained) | 6. Project impact and performance measured | Outcome 4.1: Project impacts and performance are measured |  | 6.1 Project monitoring and reporting systems established, including on capacity building through the GEF scorecard (output 4.1 A) 6.2 Site and lake basin monitoring implemented - assessing PA management effectiveness, maintenance and restoration of wetland ecosystem and biodiversity (Output 4.1B) 6.3 Project best practice guidelines on ES-based wetland management disseminated for national replication (Output 4.2A) | 4.1A Project monitoring and reporting systems established 4.1B Site and wetland catchment scale monitoring implemented assessing management effectiveness and outcomes for BES values |  |
|  |  |  | Outcome 4.2 Evidence base on benefits of BES based-wetland management established (Added to address upscaling of best practices within national wetland network) |  |  | 4.2A Project best practices guidelines on ES based wetland management disseminated for national scale replication 4.2B Increased use of BES based monitoring systems to assess maintenance and restoration of wetland ecological character, and enhanced livelihoods for wetland dependent communities (Added to improve effectiveness of monitoring systems within national network) |  |

A.1 National strategies and plans or reports and assessments under relevant conventions, if applicable, i.e. NAPAS, NBSAPs, national communications, TNAs, NCSA, NIPs, PRSPs, NPFE, Biennial Update Reports, etc.

The FSP complements the MoEFCC, GoI’s national flagship programme for wetland conservation and sustainable management, the National Plan for Conservation of Aquatic Ecosystems (NPCA). In addition to this, the project would support implementation of the following key national strategies and plans: National Environment Policy (2006), National Water Policy (2012), National Biodiversity Action Plan (2008), National Biodiversity Action Plan (2008) and Biodiversity Targets (2014) and National Climate Action Plan (2008).

Conservation of wetlands has been identified as a high priority area under the National Environment Policy by recognizing their biodiversity and ecosystem services as “entities of incomparable value” and recommending integration into river basin management and sectoral development plans for poverty alleviation and livelihood improvement. The MoEFCC has identified conservation and sustainable use of wetlands as one of the key areas under natural resources management, reflected in the investment put forth under the NPCA. The National Biodiversity Action Plan identifies wetlands as key components of biodiversity and thereby seeks their integrated management as one of the key pathways for achieving national biodiversity conservation objectives. In line with the CBD Strategic Plan 2011-2020, India has formulated 12 National Biodiversity Targets. IMWBES will directly contribute towards Target 3 (Strategies for reducing rate of degradation, fragmentation and loss of natural habitats are finalized and actions put in place by 2020), Target 6 (ecologically representative areas on land and in inland waters, as well as coastal and marine zones, especially those of particular importance for species, biodiversity and ecosystem services, are conserved effectively and equitably), and Target 8 (by 2020, ecosystem services, especially those related to water, human health and livelihoods and well-being are enumerated and measures to safeguard them are identified).

The National Climate Action Plan identifies Conservation of Wetlands as a component of the National Water Mission, which is one of the 8 missions identified by the government as a response strategy to climate change mitigation and adaptation.

The FSP project also complements the results framework of the ‘United Nations Development Action Framework for India 2013-2017’, which has the following relevant outcomes:

  - Outcome 2: Food and Nutrition Security - the goal is to concentrate more on animal husbandry and fisheries. Since land and water are the critical constraints, technology would focus on land productivity and water use efficiency. The FSP does align with this through targeted support for wetland-based agriculture, improved water management and security for wetland dependent agriculture and communities, as well as incorporating resilience to CC in river basin management planning.

  - Outcome 5: Governance Systems are more inclusive, accountable, decentralized and programme implementation more effective for the realization of rights of marginalized groups, especially women and children. The FSP does align with this through facilitating multi-disciplinary and multi-stakeholder processes on wetland management at state and district level.

  - Outcome 6: Sustainable Development - government, industry and other relevant stakeholders actively promote more environmentally sustainable development, and resilience of communities is enhanced in the face of challenges of Climate Change, Disaster Risk and natural resource depletion. Specifically, Output 6.3 ‘community-based institutions are better able to value the ecosystem goods and services for sustainable ecosystem management’. The FSP does align with this by adopting a ecosystem-services and economics approach to wetland management and decisions making – including through applied science as well as multi-stakeholder processes.

A.2. GEF focal area and/or fund(s) strategies, eligibility criteria and priorities.

The project design is consistent with FA objectives 1 and 2 of the GEF-5 Biodiversity Results Framework. Strengthening integrated management of wetlands within the country would contribute to BD FA goal of conservation and sustainable use of their biodiversity and maintenance of ecosystem services. Ecosystem services based knowledgebase and decision support systems, formulation and implementation of management plans that enable cross-sectoral governance incorporating inter-linkages between local economic development and maintaining the health of wetland network, as well as building the capacity of wetland managers for upscaling at national level will improve management effectiveness of existing and new protected areas (Outcome 1.1).  Supporting incorporation of the value and contribution of wetland ecosystem services to various sectoral programmes related to water management, agriculture, and rural development within the context of river basins and highlighting the upstream – downstream linkages would promote mainstreaming of wetland biodiversity and ecosystem services into landscapes and sectors thereby supporting BD Outcome 2.1 (increase in sustainably managed landscapes that integrate biodiversity conservation) of the FA strategy.

A.3. The GEF Agency's comparative advantage.

UNEP has extensive program and staff experience in wetland water resources management and biodiversity conservation, monitoring of wetland biodiversity and its connectivity along national and/or transboundary networks of wetland sites, participatory management approaches, and wetland restoration in recently concluded projects such as the Siberian Carne Wetland Project (China, Russian Federation, Iran and Kazakhstan), the Africa-Eurasian Wetlands Project (or Wings over Wetlands project), the Peatland, Biodiversity and Climate project (SE Asia), restoration and water resources management of   Lake Faguibine in Mali, Kenya's Mau Forest complex, and many others. Recent work and publications as “Dead Planet, Living Planet: Biodiversity and Ecosystem Restoration for Sustainable Development (2010)’ as well as ‘Estimated Costs and Benefits of Restoration Projects in Different Biomes (2012) is further proof of UNEP comparative advantage to this field of work. UNEP has a large portfolio in India of GEF funded Agro-biodiversity projects, most of which have on the ground participatory management pilots, national monitoring components, as well as science-to-policy work to mainstream biodiversity conservation in state and national government policies – which is the core approach of the proposed project.

UNEP has a considerable portfolio in the field of ecosystem services, valuation, incorporation on policy and strategies, as well as capacity building in applicable tools such as Invest, TEEB Integrated Ecosystems Analysis, and related works. UNEPs work under the TEEB program, as well as its recent adoption of the global Green Economy Initiative gives it a definite advantage on making the case, building the capacity, as well as develop local sector specific policy and management models to enhance protection of wetland goods and services, strengthened local economies, as well as protected globally significant biodiversity.

UNEP has extensive experience, expertise and a track-record in planning for and setting up PA networks, supporting PA management effectiveness, and monitoring BD indicators and targets of PA networks. It has a portfolio of at least 34 ongoing and completed projects in these fields over the last 8 years, and its staff team available includes experienced resource economists, conservation specialists, field ecologists, social sciences and ABS staff, applied science & monitoring specialists, public communications staff, law enforcement and governance experts, and specialist on institutional development, many with over 20 years professional experience in these fields. UNEP/GEF projects, including on national and regional PA management programs benefit from its extensive partnership network through agencies such as WCMC, IUCN, WI, WWF, WCS, universities,  ASEAN Center for Biodiversity, CIFOR, CABI, Interpol, TRAFFIC, UNODC, and many other CBD Partners delivering on the Programme of Work on Protected Areas, and the Lifeweb Initiative.

This proposed project is in line with UNEP's role in the GEF to catalyze the development of scientific and technical analysis and advancing environmental management in GEF-financed activities. In particular, the project further complements UNEP’s aim to promote specific methodologies and tools that could be replicated on a larger scale by other partners (such e.g. the case in mainstreaming the TEEB and Green Economy approaches in natural resources management, PAS support, and poverty alleviation programs). The LTSA (Wetlands International South Asia) will bring on board in-country and global experience on integrated wetland management, climate vulnerability assessment and capacity building of wetland managers.

A.4. The baseline project and the problem that it seeks to address:

The IMWBES project complements the baseline project - NPCA (National Plan for Conservation of Aquatic Ecosystems). NPCA envisages stemming the continued loss and degradation of wetlands in the country by promoting a cross-sectoral policy, planning and decision making environment for wetland conservation and sustainable management. The PPG has strengthened the analysis of available information on status and trends on wetland biodiversity and ecosystem services, threats, barriers and root causes, and indicated the following gaps that limit the effectiveness of investment in wetland conservation in India:

Sectoral approaches. The full range of ecosystem services and biological diversity values of aquatic ecosystems are rarely integrated in sectoral developmental programming, impeding their ecological and hydrological functioning of aquatic ecosystems and increasing the potential for stakeholder conflicts. In several circumstances, interventions for increasing food production and water supply (eg through construction of hydraulic structures and expansion of irrigated area) have reduced the capacity of aquatic ecosystems to recharge groundwater and buffer floods. In most states, wetlands are not recognized as a land use category and often grouped into ‘wastelands’ meant to be used for alternate developmental purposes.

Adhoc approach to implementation of management plans. Where they exist, management plans for wetlands are mostly formulated, financed and implemented on annual cycles, and in several circumstances not based on comprehensive landscape scale management plans. Most of the plans are therefore prescriptive by nature, and do not address the root causes of degradation (for example fragmentation in hydrological regimes or pollution). Post-project sustainability strategies are also not worked out. Very few SGs have included budget allocations for wetlands, and where they have been included it is mostly for establishment expenses and not for supporting restoration activities. Similarly, though NLCP was implemented on a cost sharing basis, the allocation made by most states is marginal.

Ineffective governance mechanisms. Implementing restoration plans for aquatic ecosystems requires cross sectoral institutional arrangements. This was envisaged to be achieved through creation of dedicated authorities responsible for developing management plans, site monitoring and evaluation and implementation through line departments. However, only a few states have been able to designate distinct authorities. Further, in very few circumstances, the designated authorities have any form of regulatory backing.

Insufficient capacity for integrated management. Review of management plans submitted to the Ministry indicates lack of capacity in formulation of management plans addressing the full range drivers of ecosystem degradation. Equally significant is lack of training and capacity building opportunities for site managers.

Limited research management interface. Management of wetlands requires continuous research inputs to be able to address the diverse drivers of change. However, this has failed to happen for most sites. Much of the research is focused on structural elements of aquatic ecosystems (limnology, biodiversity) with very limited emphasis on functional aspects as ecosystem services and community livelihoods. Of specific concern is the limited availability of tools for wetland managers to assist in development of response strategies for changing climate.

An analysis of drivers and pressures on wetlands indicate the need to transform the national programmatic approach, and bring in specific focus on the role of wetlands in societal development, as against conservation triggered by biodiversity arguments alone. The NPCA design presents a fundamental shift in the programmatic approach for wetland conservation in the country. The programme mandates a shift from sectoral approaches adopted for management of wetlands towards mainstreaming of wetland ecosystem services and biodiversity values within state level developmental programming. The implementation strategy recommends dovetailing management plans with existing conservation and development sector investments, while ensuring that adequate regulatory regimes are put in place to ensure that wetlands are not converted for alternate uses and their ecological integrity maintained. The programme also promotes adoption of diagnostic and holistic approach for defining management and regulation needs in line with individual site biophysical and socio-political characteristics.

For NPCA investment to translate into better ecological state of wetlands underpinning maintenance of biodiversity and ecosystem services values, a range of knowledge, capacity and institutional barriers would need to be addressed, so as to develop an enabling environment for proactive and strategic participation of SGs. The IMWBES project, responds to these barriers in the following manner so as to improve management effectiveness of the network of wetlands of international and national significance, enabling delivery of global benefits from the network.

| Barriers |  | Project response (linked with results framework) |
| --- | --- | --- |
| Knowledge | Prioritization of sites for management not based on systematic evaluation of ecosystem services and biodiversity values. Integrated management planning approaches are not applied to address drivers and pressures emerging from developmental programming in the wider landscape. Management planning approaches are insufficient to address vulnerabilities induced by climate change. Limited dissemination and use of available guidance and best practices for integrated management of wetlands | Hierarchical assessment tool developed and piloted to enable consideration of wetland ecosystem services and biodiversity values in site prioritization and development of management plans. (Outcome 1.1) Capacity building and outreach interventions targeted at national wetland managers to promote application of integrated wetland management approaches. (Outcome 2.1) Climate vulnerability assessment tool developed and piloted to enable inclusion of response strategies in design and implementation of management plans (Outcome 1.1) Access to international and national guidance, best practices and lessons on integrated management of wetlands to wetland managers (Outcome 1.1, 1.2,2.1 and 4.1) |
| Capacity | Limited capacity within SGs for formulation and implementation of integrated management plans Absence of learning platform(s) and network(s) to foster sharing of best practices and lessons learnt Weak outreach on societal benefits linked with wetlands, resulting in limited stakeholder participation in management No national capacity building and outreach strategy in place to support integrated management of wetlands of national and international significance | Modules, exchange visits, demonstration and applied small grants facility support capacity building of wetland managers for integrated management. (Outcome 2.1 and 3.1) Learning networks for sharing best practices and lessons learnt on wetland management established. (Outcome 2.1) National communication and outreach strategy, bi-lingual website, multi-lingual outreach materials and events enable stakeholder outreach. (Outcome 2.1) |
| Institutional | Limited efforts in creating mechanisms for cross sectoral management of wetlands Adhoc site management plans which do not systematically address drivers of degradation Weak monitoring and evaluation mechanisms which limit the ability of MOEFCC and SGs to assess impact of management and communicating outcomes to stakeholders Limited private sector participation in wetland conservation and wise use | National guidance and outreach support on mainstreaming wetlands in developmental programming. (Outcome 1.2) Management effectiveness tool developed and applied in Ramsar Sites to guide integrated management. (Outcome 1.2) Cross sectoral governance mechanisms enabled in three pilot sites for integrated management, and results disseminated for national replication and upscaling. (Outcome 3.1) Financing arrangements for management plans for three pilot sites demonstrate funding convergence from public-private sources. (Outcome 3.1) |

- 5. Incremental / Additional cost reasoning: describe the incremental (GEF Trust Fund/NPIF) or additional (LDCF/SCCF) activities requested for GEF/LDCF/SCCF/NPIF financing and the associated global environmental benefits (GEF Trust Fund) or associated adaptation benefits (LDCF/SCCF) to be delivered by the project:

The MoEFCC accords high priority to wetland conservation, and has instituted a dedicated scheme (NPCA) to support SGs in designing and implementing integrated management plans. A set of priority wetlands have been identified for the said purpose. A review of programme implementation during the last three and half decades, and regional and global experiences elsewhere highlight the need for mainstreaming wetland ecosystem services and biodiversity values within developmental programming. Programme guidelines have therefore been revised to that effect, with a greater emphasis placed on constitution of cross-sectoral governance arrangements (in the form of wetland management authorities with states) and application of diagnostic approaches for formulation of management plans.

Achieving the broader objective of mainstreaming wetlands in developmental programming requires complementary GEF and co-financing support to the state governments to be able to prioritize sites with due consideration of ecosystem services and biodiversity values in the context of wider developmental programing, build capacity for integrated management, and put in place procedures to assessment effectiveness of site management. Management of Ramsar Sites, for which a commitment exists for wise use, needs to be given urgent priority.  There is also a need to develop enabling policy frameworks which will promote stewardship of wetlands within the concerned SGs, as key societal assets. The IMWBES project therefore enables a complementary investment to the existing NPCA to address specific knowledge, capacity and institutional barriers within states, which constrain management effectiveness. Improved management effectiveness will enable the national wetland network to deliver several global biodiversity and ecosystem services benefits, ultimately contributing to GEF Biodiversity Focal Area objectives of: a) improving sustainability of protected area systems; b) mainstreaming biodiversity conservation in production landscapes and sectors; and c) integrate CBD obligations into national planning processes through enabling activities. A summary of incremental global and national benefits is presented below (reproduced from section 3.7 of the ProDoc):

| Benefits | Baseline | Alternative | Increment |
| --- | --- | --- | --- |
| Global benefits | Wetland loss and degradation is progressing at a rate that is greater than for any other ecosystem. Both direct and indirect impacts on wetland ecosystems are not only degrading global biodiversity, and especially rare and threatened species that as residents or migrants depend on these habitats, but the long-term well-being of human society is also under threat. | Conservation and effective management of wetlands of national and international importance supports delivery of international biodiversity objectives, ensures the delivery of the wise use wetlands as required under the Ramsar Convention, improves the status of threatened migratory species along the Central Asia and East Asian-Australasian Flyways and secures the flow of transboundary ecosystem services benefits. | Enhanced knowledge and institutional capacities for the effective management of wetlands of international importance. Delivery of global wetland nature conservation objectives and the wise use of wetlands, especially with regard to migratory species. Flows of transboundary ecosystem services are recognized within regional policy fora and secured for the benefit of future generations. |
| National, state and local benefits | Limited implementation of the NPCA and regulation of the Wetlands (Conservation and Management) Rules, 2010 are failing to stem conversion of wetlands for non-wetland uses and weakly regulate development pressures on notified wetlands. There is limited funding and capacity within state governments to develop integrated management plans and integrate wetland ecosystem services and biodiversity values in developmental programming. There are limited diagnostic assessments of the pressures on wetland biodiversity and ecosystem services. There is no system in place to track effectiveness of application of human and financial resources in site management and limited exchange and application of best practices and lessons learnt for integrated management of wetlands. Limited mechanisms exist to track progress on meeting India’s international commitments related to wetlands | Improved conservation status of wetlands of national and international significance through enhanced management effectiveness, improvements in understanding of the landscape scale pressures on wetlands and strengthening of management partnerships. Strengthened implementation of Wetland Rules and clear enforcement and monitoring mechanisms Enhanced capacity within SGs to formulate and implement integrated wetland management and the establishment of functioning learning and experience sharing networks to promote application of evolving tools and best practices in wetland management. Improved inter-sectoral decision making for wetlands of national and international significance. Improved capability of tracking compliance to national commitments related to wetlands under MEAs. | The benefits which flow from wetland ecosystem services are better understood and integrated into effective management practices. Policies and regulations are clarified and enforced to ensure that effective wetland management delivers biodiversity and ecosystem service benefits. Increased cross-sectoral knowledge and capacity underpins successful integrated wetland management which will benefit human society and improve water and food security. National obligations under MEAs are more clearly and robustly fulfilled. |

The IMWBES project will demonstrate application of integrated management approaches at three sites to enable replication and national upscaling. Each of these sites provide vital ecosystem services and biodiversity values underpinning local and regional food and water security. Lack of consideration of these values in regional developmental programming has been detrimental to wetland functioning, constraining delivery of ecosystem services on a long term basis. Through implementation of pilots, the project intends to showcase pathways for mainstreaming wetland ecosystem services in developmental programming.

In line with the objectives of baseline project and gap analysis conducted for the project design, the selected sites conform to the following criteria: a) Identified as priority by state governments through inclusion in the list of NWCP, b) Sites provide distinct developmental benefits, c) Commitment of SGs to support integrated management (as evidenced through a management planning process set in motion during or prior to IMWBES project formulation), and d) Global Environment Benefits.

A summary of key Global Environment Benefits to be achieved through management of the selected sites, baseline initiatives and proposed coordination mechanism for integrated management is presented in Table below (Detailed information is contained in Baseline analysis for the three sites at Appendix 16).

Baseline analysis for the three pilot sites

|  | Pilot Site 1. Sasthamcotta Lake, Kerala | Pilot Site 2. Kanwar Jheel, Bihar | Pilot Site 3. Harike Lake, Punjab |
| --- | --- | --- | --- |
| Global Environment Benefit expected from integrated management | Forms a part of the Global Network of Ramsar Sites Supports breeding ground of 3 fish species of high conservation significance | IBA Site (5 critically endangered, 3 endangered, 5 vulnerable, and 14 near threatened bird species and 2 near threatened fish species. | Forms a part of the Global Network of Ramsar Sites IBA Site and is a habitat for 2 critically endangered, 1 endangered, 7 vulnerable, and 8 near threatened bird species; 1 vulnerable otter species |
| Baseline | Designated as a Ramsar Site in 2002 Gradually evolving towards marshy conditions, impacting its ability to act as freshwater source and support biodiversity habitats High risks of adverse change in ecological character due to increasing urbanization within catchments, and increased water abstraction Kerala Conservation of Paddyland and Wetland Act, 2008 promulgated to provide the regulatory framework for wetlands, however, implementation has been limited. No integrated management plan in place | Designated as a Wildlife Sanctuary in 1987 in order to control illegal waterbird hunting. Inundation regime shrinking due to changes in land use and fragmentation of hydrological regimes Significant livelihood stress and resource use conflicts due to rapid decline in capture fisheries An integrated management planning framework for the site has been drafted in 2014 and under review by the state government State Wetland Authority constituted in January 2015 as nodal agency for management of wetland resources of the state. | Designated as a Ramsar Site in 1990 and a bird sanctuary in 1992 Siltation, infestation by invasive macrophytes and pollution impede wetland functioning. Limited conservation measures undertaken for improving vegetative cover in the catchments, promoting organic agriculture in peripheral areas and control of invasives Site management plan under development |
| Incremental change to be targeted through IMWBES project | Institutional mechanisms for integrated management established Minimum inundation maintained at 80% of wetland area Stakeholder led water management plan balancing human needs with wetland functioning requirements implemented Communities living in 4 Panchayats benefit from wetland resources and gain tangible incentives for adopting sustainable livelihood practices Integrated wetland inventory, assessment and monitoring system established Management plan adaptation is supported by periodic management effectiveness assessment | Institutional mechanisms for integrated management established Inundation regimes restored to cover entire wetland area Improvement in fisheries benefits livelihoods of 15000 fisher households Waterbird habitats enhanced and migratory pathways between river-floodplains established Integrated wetland inventory, assessment and monitoring system established Management plan adaptation is supported by periodic management effectiveness assessment | Institutional mechanisms for integrated management established Area under aquatic invasives restricted to 10% of open water surface 10,000 households living around wetland benefit from community managed ecotourism and livelihood diversification opportunities Integrated wetland inventory, assessment and monitoring system established Management plan adaptation is supported by periodic management effectiveness assessment |
| Coordination mechanism for implementation of pilot projects | Assessments and finalization of management plan by CWRDM which will support constitution of State Wetland Authority as overall responsible for management plan implementation | Finalization of management plan by Forest Department, implantation to be coordinated through Bihar Wetland Development Authority | Assessments and finalization of management plan by PSCST which will support constitution of State Wetland Authority as overall responsible for management plan implementation |

A.6 Risks, including climate change, potential social and environmental risks that might prevent the project objectives from being achieved, and measures that address these risks:

The overall risk to achieve the project objective is likely to be moderate. The project and its design build on the experience of implementation of wetland management programmes for over three and half decades, and address some of the key constraints that limit integrated management of these ecosystems. Selection of pilots have been done with due consideration to the demonstrated efforts placed for conservation and integrated management, reorganization of institutional arrangements to enable cross-sectoral participation, and agreement to broad terms and conditions of the baseline project. A summary of the potential risks to project implementation and measures to address these are set out in the following table. Risks will be identified, categorised and tracked throughout the project. Potential impacts and necessary management strategies will be updated and modified if the status of any risks changes.

Risk Assessment and Management Measures

| Project Stakeholder Risks | Rating: Moderate |
| --- | --- |
| Wetland management in India has been largely dealt with as a conservation issue. The focus on mainstreaming wetland ecosystem services and biodiversity values is a relatively recent emphasis, and can lead to delayed uptake of the project in the initial stages. | Risk management measures: In the initial stages, the project would seek to work with select states having significant wetlands, demonstrated intent for according policy significance to wetland management through their engagement with erstwhile NWCP and NLCP, and policy interventions underway for creation of State Wetland Authorities for cross sectoral management. The project would focus on creating a demonstration effect by proactively targeting capacity building and knowledge interventions to network the remaining states into the national programme. Within the three demonstration sites, the project will seek participation of all sectors influencing wetland functioning and benefitting from wetland ecosystem services. The project would also focus on highlighting and bringing to fore the economic benefits of integrated approaches and ways of achieving a common institutional design in the context of wetland management. The project would also build capacity of wetland managers to engage across sectors, work at river- and landscape level, including equipping them with relevant assessment and communication tools. |
| Operating Environment Risks | Rating: Low |
| National government’s priority for wetland conservation and integrated management reduces over a period of time. | Risk management measures: The government, through its various policy documents and programmes, as well as being a signatory to the Ramsar Convention, has expressed the need to strengthen conservation and integrated management of wetlands. An important value add of the project would be enhanced communication and outreach on wetland ecosystem services, especially in the context of water, food and climate security, which will serve to embellish the existing policy support for wetlands. |
| Implementing Agency Risks | Rating: Moderate |
| Limited staff strength of the national implementing agency (MoEFCC) to provide technical assistance and hand holding support to the states on various aspects of project implementation. Limited capacity in the states to ensure integrated management plans for identified pilot sites. | Risk management measures: Adequate provision for engagement of experts, communication and capacity building has been made under the project, which will enable hand-holding support to various partners. Wetland managers will stand to directly benefit from the capacity building and knowledge related interventions. In all the three sites, efforts are underway to create wetland authorities, with clear definition of roles and responsibilities, particularly inter-agency coordination and cooperation. |
| Project Risks | Rating: Moderate |
| Design: Commitment at state levels to maintain and enhance focus on wetland conservation is not sufficient | Risk management measures: The national government has a very proactive approach to maintaining environmental sustainability within its policies and programmes with wetlands placed at high priority, however enactment at local government level remains to be improved. The project would seek to support this momentum and enable state level delivery by establishing multi-stakeholder consultation bodies and decision support mechanisms, strengthening stakeholder commitment by awareness and capacity building, supported by providing policy relevant knowledge on the economic role of wetlands in local developmental planning and other emerging issues, provide solutions to how best mitigate the impacts on wetlands due to development projects and ensure liaison with policy makers at national, state and district levels on issues related to wetlands. |
| Social and environmental: The stakes and related conflicts on wetland resources such as e.g. access to land and water resources are too high to be solved in the timeframe of the project. | Risk management measures: The project includes investment in science-based assessments, communication, education and awareness raising and consensus building, multi-stakeholder approaches and conflict management, to showcase that investment in natural capital as water and wetlands is crucial to economic development. The project would specifically invest into opportunities wherein communities can have tangible livelihood benefits through sustained flow of ecosystem services and conservation of biodiversity values. Support of local political leadership will be sought to promote conservation and wise use of wetlands. |
| Climate related risks: Linkages of wetlands with climate change adaptation is yet to be accorded the required priority at national level, and may hamper interest and participation in climate assessment tool development and application. | IMWBES will highlight the role of wetlands in climate change adaptation specifically in the context of food and water security The project would serve to build baseline information and provide practical demonstration on the ways wetlands, biodiversity conservation and water management can contribute to climate change adaptation. The project would seek more emphasis on the role of wetlands in State Climate Action Plans and National Policy on Climate Change . |
| Program and Donor: The GEF-India Wetlands Project is a small project financed by GEF-TF and NPCA is the baseline project. Implementation of site management plans will require raising of resources from various national and state level development schemes as well as through private sources. Issues with engagement and coordination of the various national and state level, public and private sector actors, timely release of funds, terms and conditions associated with funds, and other factors may risk smooth implementation of the project. | Risk management measures: Identification of funding sources will be one of the key outcomes of management planning process, and will be included in the Project Implementation Plan. Key readiness criteria that have been used to identify pilot sites include commitment of state governments to site management, ongoing processes to constitute state wetland authorities, and acceptability of the NPCA norms. |
| Delivery monitoring and sustainability: Uneven progress across various components and sites. | Risk management measures Addressing this risk will be built explicitly into the monitoring and evaluation strategy, determining roles and responsibilities for all actors and identifying potential bottlenecks and solutions. |

A.7. Coordination with other relevant GEF financed initiatives:

IMWBES will ensure effective linkages with the following ongoing GEF projects being implemented by the MoEFCC in order to benefit from concepts, approaches and lessons relevant to improving management effectiveness of wetlands.

- Biodiversity Conservation and Rural Livelihoods Improvement (GEF-IDA Blend project: GEF Agency: World Bank) aimed at conserving Biodiversity in selected landscapes, including wildlife protected areas/critical conservation areas while improving rural livelihoods through participatory approaches.

- Mainstreaming Coastal and Marine Biodiversity Conservation into Production Sectors in the Godavari River Estuary in Andhra Pradesh State (GEF Agency: UNDP)

- Mainstreaming Coastal and Marine Biodiversity Conservation into Production Sectors in the Malvan Coast, Maharashtra State (GEF Agency: UNDP)

Additional linkages and synergies with other non-GEF projects as well as the India UNDAF are described in 2.7 of the ProDoc.

B.	ADDITIONAL INFORMATION NOT ADDRESSED AT PIF STAGE:

B.1 Describe how the stakeholders will be engaged in project implementation.

Stakeholder participation – specifically within states and site levels, is one of the core elements of the IMWBES Project. The objective of mainstreaming wetlands within developmental programming is predicated on the extent to which wetland ecosystem services and biodiversity values are recognized by different actors and stakeholders, and integrated in sectoral action plans within states. A participatory approach to activities is built in all stages of the project cycle, including monitoring and evaluation, and will be refined during the inception phase. A variety of institutions, stakeholders and partners have been identified to facilitate the various activities during the GEF project’s implementation phase. Table 1 (reproduced from the ProDoc) contains an overview of range of international, national, state and site level stakeholders, their likely benefit from IMWBES, and engagement strategy.

Successful participation requires transparency and full and fair access to information. The project, as part of component 2, will devise a communication strategy to ensure that the flow of information is continuous and targeted to the selected audiences. Several mechanisms will be put in place through the project to ensure that all stakeholders are informed about activities and overall advances and progress in implementation. These mechanisms will be targeted at different stakeholder groups taking into account their unique requirements.

The project will take complete advantage of the national, state and site level policy driven participatory structures constituted under the aegis of NWCP, NLCP and related programmes of the MoEFCC. The project will provide a platform to the MoEFCC to engage with and benefit from the knowledge and networks available with the MEAs related to wetlands and international networks. Conventions will also stand to benefit from an improved reporting on international commitments and application of guidance for improved management of wetlands of national and international significance. The project will also establish twinning arrangements with select institutions and networks (eg. Ramsar Center for East Asia, South Korea; Centre for Ecology and Hydrology, UK; Institute of Land, Water and Society, Charles Sturt University, Australia) to support exchange of knowledge and best practices for wetland management. At national scale, the project will work with state governments for constitution of state wetland authorities as nodal policy and inter-agency coordination agencies. Within NPCA, the MoEFCC has been advising the SGs regarding constitution of state wetland authorities as nodal state level policy making and cross sectoral institutional coordination arrangements. IMWBES will proactively engage with these institutions to promote recognition of wetland ecosystem services and biodiversity values. The project will also engage with NGOs and CSOs which support Ministry and state governments in integrated management of wetlands. The delivery mechanisms of the project will engage a range of stakeholders at the international, national and state levels to promote cross sectoral arrangements for wetland management.

Stakeholder engagment in project implementation

| Project stakeholders | Benefit from IMWBES Project | Engagement and Coordination Mechanism |
| --- | --- | --- |
| International |  |  |
| International Conventions Secretariat of Convention on Biological Diversity Secretariat of Ramsar Convention Convention on Migratory Species | - Improved information base on status and management needs for Ramsar Sites - Improved reporting on international commitments related to wetlands - Enhanced application of wise use principles | - Communication through reports - Invitation to participate in best practices and lessons learnt seminars - Engagement with science panels of the MEAs (eg. Scientific and Technical Review Panel of the Ramsar Convention) on guidance and best practices for integrated management of national wetland network - Co-branding of outreach material - Possible co-financing for outreach and knowledge systems related activities |
| International wetland related networks Ramsar Regional Centers, Wetlands Link International, Wetlands International Specialist Groups, IUCN Commissions | - IMWBES will serve as a platform for exchange of tools, methodologies and best practices on integrated wetland management | - Invitation to workshops - Opportunities for contributing to the training modules and tools - Exchange and twinning programmes to facilitate sharing of knowledge and best practices (for example to Ramsar Regional Center for East Asia) |
| National |  |  |
| Ministry of Environment and Forests (MoEFCC) | - Effective application of NPCA mandate of mainstreaming wetland biodiversity and ecosystem services in developmental planning. - Management effectiveness assessment mechanisms to guide allocation of resources to various sites - Expansion of ambit of NPCA through sites prioritized on biodiversity and ecosystem service values in relationship with developmental programming - Improved information system and management for Ramsar Sites - Improved reporting mechanisms on international commitments related to wetlands within MEAs | - National Executing Agency - IWMBES will provide the requisite knowledge and capacity tools to enable engagement with other central government ministries responsible for sectoral policies related to water and food security and climate change adaptation. - IWMBES project will provide a platform for Ministry to support capacity building of respective state governments on integrated wetland management - IWMBES project will provide a national platform for SGs to exchange priorty issues and policy directions to be considered in shaping up and implementation of NPCA |
| Central Government Ministries having programmes related to wetlands (MoWRRD, MoA, MoUD) | - Information systems related to wetland biodiversity and ecosystem services - Availability of best practices and lessons related to integration of wetland biodiversity and ecosystem services in sectoral planning | - Engagement in policy dialogue (through policy briefs and thematic seminars) related to development of draft national wetland policy, and national wetland CEPA strategy - Proactive outreach of methods, best practices and lessons leant through project implementation - Develop and proactive dissemination of sectoral policy briefs for integrating wetland BES values in design and implementation of sectoral develop plans - Invitation to nominate participants to capacity building and outreach workshops - Representation in NPSC - Sharing of reports and findings through the NEA |
| Capacity building, research and training centers Wildlife Institute of India, Central Inland Fisheries Research Institute, Zoological Survey of India, Botanical Survey of India, Universities as IIT – Roorkee, Delhi University, JNU and others WRTC, Odisha; IWMED, West Bengal; SACON, Tamil Nadu; NIH, Roorkee; GEER Foundation, Gujarat | - Capacity building toolkit for integrated management of wetlands - Communication and outreach products on wetland biodiversity and ecosystem services - Strengthened capacity to train wetland managers and stakeholders in wetland management - Availability of datasets and knowledge products to support setting conservation and development priorities | - Involvement in development of integrated wetland management training modules - Involvement in development and delivery of various toolkits and assessment of best practices - Lead delivery of training courses - Function as outreach centers on wetlands - Sharing of reports, findings and project outcomes through PMU |
| International organizations, INGOs and NGOs with wetland related work programmes BoBP-IGO, Wetlands International South Asia, IUCN-India, BNHS, WWF-India, MSSRF | - Toolkit and best practices for inventory and assessment of wetland ecosystem services and biodiversity values | - Engagement in development of capacity building module - Engagement in development of toolkits on wetland biodiversity and ecosystem services inventory and assessment, climate vulnerability assessment - Participation in training programmes - Dissemination of toolkits, best practices and lesson learnt - Participation in learning networks - Support for organizing outreach events - Sharing of reports, findings and project outcomes through PMU |
| State level |  |  |
| Nodal agencies responsible for conservation and management of Ramsar Sites and wetlands of national significance | - Guidance for establishment for State Wetland Authorities (in states where yet to be constituted) for cross sectoral coordination on wetland management - Toolkit and best practices for inventory and assessment of wetland ecosystem services and biodiversity values - Assessed management effectiveness to support improved management of national wetland network - Information on status and trends in wetland ecological character available for Ramsar Site - Technical and financial resources for updation of RIS and site management plans for Ramsar sites - Technical and financial resources (to select states) for systematic prioritization of wetlands considering full range of BES values - Built capacity for integrated management of wetlands in the state | - Regular exchange between state government agencies and ministry on wetland management, enabled through seminars and workshops - Engagement in development of capacity building module - Engagement in development of toolkits on wetland biodiversity and ecosystem services inventory and assessment, climate vulnerability assessment - Participation in training programmes - Dissemination and support for application of toolkits, best practices and lesson learnt to improve wetland management - Participation in learning networks - Support for organizing outreach events - Support for applying inventory and assessment tools and integrated management planning through Small Grants Facility - Technical support and guidance to SGs for systematic prioritization of wetlands considering full range of BES values - Financial support to (select 6 states) for systematic prioritization of wetlands considering full range of BES values - Sharing of reports, findings and project outcomes through PMU |
| State Wetland Authorities | - Guidance on systematic prioritization of wetlands considering wetland biodiversity and ecosystem service values within developmental planning - Built capacity for integrated management of wetlands - Best practices and lessons learnt for integrated management of wetlands | - Engagement in development of capacity building module - Engagement in development of toolkits on wetland biodiversity and ecosystem services inventory and assessment, climate vulnerability assessment - Participation in training programmes - Dissemination of toolkits, best practices and lesson learnt - Participation in learning networks - Support for organizing outreach events - Support for applying inventory and assessment tools and integrated management planning through Small Grants Facility - Support to select states for systematic prioritization of wetlands considering full range of BES values - Sharing of reports, findings and project outcomes through PMU |
| State Biodiversity Boards | - Improved information base on wetland biodiversity and ecosystem service values - Built capacity for integrated management of wetlands - Best practices and lessons learnt for integrated management of wetlands | - Engagement in development of capacity building module - Engagement in development of toolkits on wetland biodiversity and ecosystem services inventory and assessment, climate vulnerability assessment - Participation in training programmes - Dissemination of toolkits, best practices and lesson learnt - Participation in learning networks - Support for organizing outreach events - Sharing of reports, findings and project outcomes through PMU |
| Site level |  |  |
| Agencies leading implementation of pilot sites CWRDM, PSCST and Forest Department, GoB | - The overall project would be supervised and supported technically through the UNEP Regional Office and the South East Asia Regional Programme Coordinator. | - Technical and financial support for formulation of integrated management action plan - Technical support for setting up cross-sectoral governance mechanisms - Participation in national and state level capacity building programmes - Technical and financial support for implementation of management plans - Technical support for collating lessons and best practices for wetland management - Sharing of reports, findings and project outcomes through PMU |
| Wetland dependent communities at the pilot sites | - Enhanced livelihoods through sustainable resource use practices - Improved awareness of wetland values and functions - Enhanced participation in site management - Interventions for sustainable livelihoods linked to wetland restoration - Engagement in site management - Improved gender balance and social equity in community engagement with site management | - Specific consideration of community views, rights and capacities while formulating management action plan - Integration of site management plans in village level developmental plans to ensure convergence with local developmental programming - Targeting of improved livelihoods of wetland dependent communities through sustainable resource use practices - Integration of gender equity concerns in site management planning and implementation - Integration of indigenous and local knowledge, practices and values in site management - Specific targeting for communication and outreach programmes - Engagement in participatory monitoring and evaluation |
| Private sector | - Established mechanisms for participation in wetland management - Enhanced sustainability of core operations - Reduction in investment and reputational risks | - Proactive identification of corporate sector engagement in site management planning and implementation - Shared best practices and lessons learnt on engagement of private sector in wetland management - Opportunities to engage in development of training modules on private sector participation in wetland management - Opportunities of engagement in capacity building programmes - Specific targeting for communication and outreach programmes - Sharing of reports, findings and project outcomes through PMU |

The project specifically intends to demonstrate stakeholder led management at three designated pilot sites. Integrated management, in line with wise use principles, will aim to outline pathways for sustainable livelihoods of wetland dependent communities, while maintaining ecological integrity of wetlands. A mapping and prioritization of stakeholders is presented below.

|  |  | Degree of influence on site management |  |
| --- | --- | --- | --- |
|  |  | High influence | Low influence |
| Degree of importance for site management | High importance | User groups Sasthamcotta: KWA (Kollam City), Village Panchayats (Sasthamcotta, Mygnapalli, East Kallada) Harike: Agriculture farmers Kanwar: Fisher cooperatives, wetland agriculture farmers, capture fishers Indigenous fisher communities: Ezhwa (Sasthamcotta) and Sahni (Kanwar) Community institutions Village Panchayats Civil society Sasthamcotta: Sasthamcotta Action Council, KSSP Kanwar: KSS | User groups Sasthamcotta: Fishers, Agriculture Farmers, Plantation Owners, Navigation boat operators, Local tourists Harike: Reed gathers, fishers, wetland communities living downstream, local tourists Kanwar: Reed gatherers, Downstream farmers, local tourists Community institutions Sasthamcotta: Fisher Cooperatives Kanwar: Village panchayats of downstream villages. Mandar Nature Club Civil society Harike: WWF local office Private Sector Harike: Industrial units of Ludhiana and other major upstream centers, ITC Kanwar: Private Sugar Mills |
|  | Low importance | Government departments / agencies Sasthamcotta: DoI, DoA, DoF, DoE, DoFr, PCCB, DoT, KSBB Harike: DoFr, DoA,DoF, DoWR, PSBB Kanwar: DoFARD, DoFr, DoA, DoWR, KVK, DoEE, BSBB Academic and Research agencies/ institutions Sasthamcotta: CWRDM, DB College Harike: PSCST, Kanwar: Magadh University, Bhagalpur University Private Sector Harike: Industrial units of Ludhiana and other major upstream centers | Sasthamcotta: Service sector communities living around wetland Kanwar: Barauni Refineries, Sudha Milk Cooperative |

Baseline assessment showed that management of three sites has distinct gender and social equity dimensions. In Kanwar Jheel (Bihar), the gradual predominance of agriculture has led to marginalization of capture fishers, who have tended to migrate to wage labor or seek engagement in culture fisheries. While the male members are engaged in culture fisheries, women have a predominant role in capture fishing, reed gathering and collection of molluscs. The entire region has very weak access to basic health and education infrastructure, which affects the overall well-being of the communities living in and around the wetland. Communities in Sasthamcotta Lake (Kerala) have an overall higher and better gender inclusion as compared to rest of the country, managing wetland for meeting downstream water requirements has put the water availability for the neighboring Panchayats at stake. In the case of Harike Lake, the wetland farmers are the predominant groups socially and politically, and influence the state of wetland, whereas fishers and reed gathers occupy a lower social status and voice in site management.

Integrated management of the three sites will place specific focus on addressing the livelihood capital and BES linkages, and seek opportunities for addressing social (including gender) and economic equity through better state of wetlands. Management effectiveness indicators will include gender and social equity related indicators to assess overall performance. The capacity building modules will also include gender and social equity dimensions in the context of integrated management. Gender segregated data will be included in the reporting processes within the relevant sections.

B.2 Describe the socioeconomic benefits to be delivered by the Project at the national and local levels, including consideration of gender dimensions, and how these will support the achievement of global environment benefits (GEF Trust Fund/NPIF) or adaptation benefits (LDCF/SCCF):

At local level, direct socioeconomic benefits emerging from project interventions will emerge through implementation of activities under Component 3 (Demonstration of integrated management), wherein approximately 35,000 wetland dependent communities in the three sites will benefit through sustainably managed resources (fisheries, wetland agriculture, aquatic plants) and alternate / additional livelihood options designed to reduce pressure on wetland resources as well as incentivize natural resource stewardship.  Improved resource base will create benefits indirectly to communities living within wetland catchments , eg Kollam City (~ 82,000 households depending on sustained supply of water coming from Sasthamcotta), agriculture farmers in southern Punjab and Rajasthan (~0.2 million farmers benefitting from irrigation linked with wetlands) and fish farmers in and around Kanwar Jheel (~20,000 households) dependent on healthy wetland habitat and associated fish production. Site management will consciously address gender and social equity dimensions in interventions. Gender and social equality related monitoring targets are to be included within the BES linked targets for assessing management effectiveness. The project will also indirectly benefit wetland dependent communities linked with the wider network of wetlands of national and international significance.

Sustaining livelihoods of wetland dependent communities within ecological limits is engrained in application of wise use of wetlands approach, which is identified as one of the global benefits emerging from the project. Linkages with the other identified global benefits, i.e conservation of globally threatened species, improved conservation status of species using migratory flyways and improved transboundary flow of ecosystem services will emerge through effective management of the national wetland network, wherein wise use is the core guiding principle.

B.3. Explain how cost-effectiveness is reflected in the project design: The central focus of the project design is on wetlands as a means of food and water security considering their role in provision of water, food, fiber along with regulating services ( as regulation of  hydrological regimes, buffering of extreme events, groundwater recharge). Conventional solutions for achieving food and water security are mostly expensive physical infrastructure based with environmental costs and sustainability implications. Use of wetlands as ‘natural infrastructure’ provides a cost effective means of delivering a range of services as co-benefits while at the same time addressing food and water security objectives. While several estimates are available indicating cost effectiveness of these measures globally, the project would use valuation and ecosystem service assessment tools to enable site managers and policy makers use these arguments for cross sectoral communication with key local stakeholder such as state government, corporate sectors and communities (for example promoting synergies between water management, wetlands and agriculture sectors) and multi-scalar interventions.

The baseline project, NPCA, envisages stemming the continued loss and degradation of wetlands in the country by mainstreaming wetland BES values in developmental programming. A key outcome sought is that the SGs are able to fund wetland management not by seeking central government assistance (as has been the norm in the last decades), but by leveraging resources from ongoing developmental schemes of the public sector. The IWBES project will create the necessary  tools, methods and evidence base which will assist SGs in implementing wetland management plans in convergence with ongoing developmental sector investment. It will also build capacity of SGs in accessing private sector funds for the said purpose. This will significantly improve the cost effectiveness of maintaining health of national wetland network.

Implementation of management plans at three sites, which accounts for nearly 59% of total project costs (63% of GEF TF funds allocation), will be largely through convergence funding sources, including a mix of public and private sources. Implementation of management plans will use a balanced mix of nature based solutions and hard engineering measures, so as to prevent any adverse change in ecological character of the sites. The project funding will be applied for catalytic support to trigger integrated management, and mainstreaming with ongoing developmental programming pursued by SGs.

.

Project delivery would involve established institutional arrangements, programs and organizations (state wetland authorities, national capacity building centers, science and knowledge centers) which will substantially reduce delivery costs. The focus on improving management effectiveness will also enhance efficiency of investments.

C.	DESCRIBE THE BUDGETED M &E PLAN:

The project will follow UNEP standard monitoring, reporting and evaluation processes and procedures. Substantive and financial project reporting requirements are summarized in Appendix 8 of the ProDoc. Reporting requirements and templates are an integral part of the UNEP legal instrument to be signed by the executing agency and UNEP.

The project M&E plan is consistent with the GEF Monitoring and Evaluation policy. The Project Results Framework presented in Appendix 4 of the ProDoc includes SMART indicators for each expected outcome as well as mid-term and end-of-project targets. These indicators along with the key deliverables and benchmarks included in Appendix 6 of the ProDoc will be the main tools for assessing project implementation progress and whether project results are being achieved. The means of verification and the costs associated with obtaining the information to track the indicators are summarized in Appendix 7of the ProDoc. Other M&E related costs are also presented in the Costed M&E Plan and are fully integrated in the overall project budget.

The M&E plan will be reviewed and revised as necessary during the project inception workshop to ensure project stakeholders understand their roles and responsibilities vis-à-vis project monitoring and evaluation. Indicators and their means of verification may also be fine-tuned at the inception workshop. Day-to-day project monitoring is the responsibility of the PMU but other project partners will have responsibilities to collect specific information to track the indicators. It is the responsibility of the Project Director or LTSA to inform UNEP of any delays or difficulties faced during implementation so that the appropriate support or corrective measures can be adopted in a timely fashion.

The NPSC will receive periodic reports on progress and will make recommendations to UNEP concerning the need to revise any aspects of the Results Framework or the M&E plan if applicable. Project oversight to ensure that the project meets UNEP and GEF policies and procedures is the responsibility to the Task Manager in UNEP-GEF. The Task Manager will also review the quality of draft project outputs, provide feedback to the project partners, and establish peer review procedures to ensure adequate quality of scientific and technical outputs and publications.

Project supervision will take an adaptive management approach. The Task Manager will develop a project supervision plan at the inception of the project which will be communicated to the project partners during the inception workshop. The emphasis of the Task Manager supervision will be on outcome monitoring but without neglecting project financial management and implementation monitoring.  Progress vis-à-vis delivering the agreed project global environmental benefits will be assessed with the NPSC at agreed intervals. Project risks and assumptions will be regularly monitored both by project partners and UNEP. Risk assessment and rating is an integral part of the Project Implementation Review (PIR). The quality of project monitoring and evaluation will also be reviewed and rated as part of the PIR. Key financial parameters will be monitored quarterly to ensure cost-effective use of financial resources.

The draft PIRs will be submitted to GEF-OFP for review and comments prior to submission to GEFSEC by UNEP.

UNEP will be responsible for managing the mid-term review/evaluation and the terminal evaluation. The NPD, NEA, LTSA and NPSC and partners will participate actively in the process.

The project will be reviewed or evaluated at mid-term (tentatively in Sept 2018 as indicated in the project milestones). The MTR will be carried out using a participatory approach whereby parties that may benefit or be affected by the project will be consulted. Such parties were identified during the stakeholder analysis (see section 2.5 of the project document). In addition, it will verify information gathered through the GEF tracking tools. However, if deemed required due to bad project performance or otherwise being ‘at risk’, a Mid-Term Evaluation (MTE) is to provide an independent assessment of project performance at mid-term, to analyze whether the project is on track, what problems and challenges the project is encountering, and which corrective actions are required so that the project can achieve its intended outcomes by project completion in the most efficient and sustainable way.

The project Steering Committee will participate in the MTR or MTE and develop a management response to the evaluation recommendations along with an implementation plan. It is the responsibility of the UNEP Task Manager to monitor whether the agreed recommendations are being implemented. An MTR is managed by the UNEP Task Manager. An MTE is managed by the Evaluation Office (EO) of UNEP. The EO will determine whether an MTE is required or an MTR is sufficient.

An independent terminal evaluation (TE) will take place at the end of project implementation. The EO will be responsible for the TE and liaise with the UNEP Task Manager throughout the process. The TE will provide an independent assessment of project performance (in terms of relevance, effectiveness and efficiency), and determine the likelihood of impact and sustainability. It will have two primary purposes:

  - to provide evidence of results to meet accountability requirements, and

  - to promote learning, feedback, and knowledge sharing through results and lessons learned among UNEP and executing partners.

While a TE should review use of project funds against budget, it would be the role of a financial audit to assess probity (i.e. correctness, integrity etc.) of expenditure and transactions. The TE report will be sent to project stakeholders for comments. Formal comments on the report will be shared by the EO in an open and transparent manner. The project performance will be assessed against standard evaluation criteria using a six point rating scheme.

The final determination of project ratings will be made by the EO when the report is finalised. The MTR and TER will be submitted to GEF-OFD within MoEFCC, GoI for review and comments before finalization. The evaluation report will be publically disclosed and will be followed by a recommendation compliance process. The direct costs of reviews and evaluations will be charged against the project evaluation budget.

The GEF tracking tools are attached as Appendix 14 and Appendix 17 of the ProDoc. These will be updated at mid-term and at the end of the project and will be made available to the GEF Secretariat along with the project PIR report. As mentioned above the mid-term and terminal evaluation will verify the information of the tracking tool.

PART III: APPROVAL/ENDORSEMENT BY GEF OPERATIONAL FOCAL POINT(S) AND

- Record of Endorsement of GEF Operational Focal Point(s) on Behalf of the Government(s): ):

(Please attach the Operational Focal Point endorsement letter(s) with this form. For SGP, use this OFP endorsement letter).

| name | position |  | ministry | DATE (MM/dd/yyyy) |
| --- | --- | --- | --- | --- |
| Mr. Susheel Kumar | Operational Focal Point, Additional Secretary |  | MoEFCC | 15 June 2015 |

- GEF Agency(IES) Certification

This request has been prepared in accordance with GEF/LDCF/SCCF/NPIF policies and procedures and meets the GEF/LDCF/SCCF/NPIF criteria for CEO endorsement/approval of project.

| Agency Coordinator, Agency Name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Brennan VanDyke Director, GEF Coordination Office, UNEP |  | January 11, 2016 | Max Zieren Task Manager | +66-2-228-2101 | Max.zieren@unep.org |

ANNEX A: PROJECT RESULTS FRAMEWORK (either copy and paste here the framework from the Agency document, or provide reference to the page in the project document where the framework could be found).

| Project objective | Objective level indicators | Baseline | Target and milestones |  | Means of verification | Assumptions and risks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Mid Term | End Term |  |  |
| Enhanced management effectiveness of wetlands of national and international significance | O1 - Increasing number and area of wetlands of national and international significance being managed effectively using integrated management plans which secure biodiversity and ecosystem service values | O1.1 20% of national site network (which include 7 Ramsar sites) are managed based on integrated management plans | Methodologies, tools and best practices for integrated wetland management area available for use by wetland managers System for assessing management effectiveness of national network in place | Integrated management plans result in improved management effectiveness in at least additional 25% of national network, of which atleast 10 are Ramsar sites Management effectiveness assessment and tracking systems incorporated within NPCA | Review of management plans and associated activities based on an evaluation of: a) adoption of diagnostic approaches for assessment of BES values; b) stakeholder participation in planning and implementation; c) institutional arrangements for cross sectoral coordination; d) monitoring and evaluation mechanisms linked with BES values; e) review and adaptation mechanisms Availability and quality of management action plans and updated Ramsar Information Sheets | Emphasis on integrated management of wetlands is maintained in the Ministry, and is further strengthened and enhanced during project time frame Significant resources are allocated to implement wetland related commitments under various MEAs Information from management effectiveness assessment is used to strengthen management of Ramsar sites, and entire NPCA network |
|  |  | O1.2 Ad hoc approaches for prioritization of sites, mostly influenced by a limited range of wetland biodiversity values | Guidance for systematic prioritization of sites taking into account full range of biodiversity and ecosystem service values available for application by state governments | At least 2 states use the guidance document to systematically prioritize wetlands to enable their mainstreaming in developmental programming | Availability and use of guidance on systematic prioritization of wetlands; developmental programming taking an inclusive approach towards wetlands | States take the lead in wetland management, and are willing to link wetland conservation and sustainable management with the development agenda; Institutions involved in sustainable development agenda are convinced to integrate wetland biodiversity values |
|  | O2 - Increasing number of states with cross sectoral institutional arrangements for wetland management | O2.1 8 states have constituted wetland authorities as nodal policy and planning institutions for wetlands | In at least 3 additional states, state governments constitute wetland authorities as nodal policy and planning institutions for wetlands | In at least 6 additional states, state wetland authorities are functional and able to lead integrated management of wetlands | Government notification of state wetland authorities and their functioning assessed through meeting minutes and follow up; Evaluation of proposals submitted by state wetland authorities to MoEFCC | States promote cross sectoral approaches for management of wetlands |
|  | O3 - Increasing number of states with enhanced institutional capacity for integrated wetland management, as measured by GEF Capacity Building Score Card | O3.1 Only 7 states demonstrated institutional capacity for integrated management of wetlands (Baseline capacity scores for three sites: Sasthamcotta Lake: 11; Kanwar Jheel: 14 and Harike Lake: 13) |  | In at least 6 states wherein direct project interventions have been carried out, enhanced institutional capacity for integrated wetland management leads to at least 20% increase in capacity scores over baseline | Capacity scores as assessed through GEF Capacity Building Score Card | Adequate institutional and infrastructural support is provided to wetland managers in the intervening states; Structured training and peer group interactions will ensure diffusion of best practices while building capacities at various institutional levels |
| COMPONENT 1: National wetland biodiversity and ecosystem services based knowledge systems |  |  |  |  |  |  |
| Outcome 1.1 Increased national scale application of integrated wetland management planning tools and approaches | 1.1.1 Increase in number of sites in which management plans use BES inventory and assessment tools | In 15 sites of national and international significance, management is based on integrated management plans which take into account full range of wetland BES values |  | Atleast 10 additional sites of national and international significance are managed based on integrated management plans which secure full range of BES values | Site inclusion proposals submitted by SG | All relevant material has been reviewed |
|  | 1.1.2 Improved integration of climate change vulnerability and adaptation measures in wetland site management planning | Climate change vulnerability is not linked with management of any of the sites of national and international significance | In 6 sites, vulnerabilities induced due to climate change are assessed and response measures identified | In 6 sites, response measures for climate change are integrated in site management | Climate vulnerability assessment reports and site management plans | SG recognize wetland management as a means of climate change adaptation and create a conducive condition for integration of wetland management within climate change action plans |
| Outcome 1.2 Wetland BES knowledge systems applied to improve management effectiveness of sites of national and international significance | 1.2.1 Increasing number of sites for which information on management effectiveness is used for revising management | Management plans for wetlands are designed and implemented on annual cycles, very limited integration of adaptive management approaches or on evaluation of effectiveness of interventions | National and international methodologies and tools on management effectiveness collated, assessed and subsequently reviewed by stakeholders Management effectiveness assessment and tracking of 50% of Ramsar Sites completed | Management effectiveness assessment and tracking system formally defined and applied for 6 states At least 10 Ramsar Sites have revised management plans in response to assessment and tracking of management effectiveness | Synthesis reports on the knowledge of management effectiveness tools Revised site management plans | SG proactively engage in design, application and dissemination of management effectiveness tool Appropriate stakeholders are engaged |
| COMPONENT 2: National scale capacity building for applying integrated wetland management |  |  |  |  |  |  |
| Outcome 2.1 Enhanced institutional capacity and trained human resources for integrated management of wetlands | 2.1.1 Measured increase in wetland managers' capacity to apply integrated management approaches | Institutionalized courses and training opportunities on integrated management available in less than 5 institutions Limited availability of training opportunities on integrated management approaches. Baseline capacity survey to be designed during first project year and conducted at onset of each course. | In at least 4 additional institutions, wetland managers' training courses are established Wetland managers of 10 states trained and showing enhanced capacity in integrated wetland management | In at least 4 additional institutions, wetland managers' training courses are established | Participation of national institutions in design and implementation of training programmes; Effectiveness of training programmes | Training is targeted at appropriate stakeholders |
|  |  |  |  | Wetland managers of 20 states / UTs trained and demonstrate measurable enhancement in capacity for integrated wetland management | Participation and impact surveys of states in training programmes; Application of enhanced skills in systematic prioritization of wetlands and formulation of management plans. | Selection of trainees is strategic and relevant to site management |
|  | 2.1.2 Enhanced awareness of wetland ecosystem services values for integrated management | Project will design and conduct baseline awareness survey during YR 1 of project. National scale outreach on wetlands mainly through World Wetlands Day; Partial integration of stakeholder outreach in site management plans for < 25 sites of national and international significance. |  | Increase in awareness levels on set parameters against baseline with an average of 25%. | Statistically well designed awareness impact surveys. Effectiveness surveys and evaluation of outreach programmes; increased profile in news media | Outreach programmes are implemented in a collaborative framework and supported by civil society and private sector |
|  |  | National Capacity Building, Education and Awareness Strategy not formulated as an overarching guidance for stakeholder engagement in wetland management | Draft National Capacity Building, Education and Awareness Strategy formulated | National Capacity Building, Education and Awareness Strategy endorsed by GoI and integrated in NPCA implementation | Availability of draft strategy | Participation of SG and stakeholders in formulation of national CEPA Strategy and commitment of the Ministry to implement the strategy |
|  | 2.1.3 Increasing private sector participation in wetland management | Private sector participation in wetland management limited to < 5 sites | Opportunities for private sector engagement are identified in 6 sites | In at least 6 additional sites , private sector participation in site management, and outreach is achieved | Co-finance report; private sector CSR reporting | Private and corporate sector partners open to engage with wetland managers |
|  | 2.1.4 Measured increase in wetland managers’ capacity to address gender aspects in designing and implementing integrated wetland management | Gender dimensions are recognized and addressed in management plans at <5 sites. | Module on ‘gender and integrated wetland management’ is developed and available for all wetland managers | Wetland managers of 20 states / UTs trained and demonstrate measurable enhancement in capacity for addressing gender dimensions in integrated wetland management | Statistically well-designed participation and impact surveys of states in training programmes | Wetland managers are open to addressing gender dimensions in wetland management |
|  | 2.1.5 Growing community of practice and information base for sharing of knowledge, lessons and best practices | Lack of a platform for wetland managers to share lessons, methods and best practices for integrated management | (i) National portal is scoped, developed and made functional to support sharing of knowledge, best practices and lessons, and also as a medium of stakeholder awareness of wetland BES values; (ii) community of practice identified and recorded. | National portal on wetlands is widely used (atleast 0.5 million visitors as measured by web data counter; and atleast 1,000 registered members) as means for sharing and disseminating datasets, information, best practices and lessons related to wetland management | Availability, usage and functionality of national portal | Web architecture is user friendly and based on stakeholder needs assessment |
| Component 3: Demonstration of integrated wetland management |  |  |  |  |  |  |
| Outcome 3.1 Integrated wetland management applied in three protected wetlands | 3.1.1 Improved wetland BES values in three demonstration sites | Management of sites is not based on integrated approaches for conserving biodiversity habitats and sustaining provision of ecosystem services Baseline value of key indicators for three sites: Sasthamcotta Lake, Kerala: Minimum inundation is at 60% of wetland area; Kanwar Jheel, Bihar: Peak inundation is restricted to 65% of wetland area, waterbird habitats 12 km2 is significant waterbird habitat area; Harike Lake, Punjab: Area under invasive species is 25% of open water surface) | Integrated management plans for securing biodiversity and ecosystem service values endorsed by MoEFCC are available, including being specific on gender disaggregation, such as proportion of time spent by women on wetland management activities or women’s involvement in decision-making | Implementation of management plans leads to improved biodiversity and ecosystem services values as assessed through indicators identified within site management ; End target of key indicators for three sites: Sasthamcotta Lake, Kerala: Minimum inundation is maintained at 80% of wetland area; Kanwar Jheel, Bihar: Peak inundation improves to 100% of wetland area, habitats used by waterbirds increase to atleast 30 km2; Harike Lake, Punjab: Area under invasive species is restricted to 10% of open water surface) | Review of management plans; improvement in indicators | Time period for pilot testing and demonstration is sufficient |
|  | 3.1.2 Cross-sectoral institutional arrangements and use of integrated management approaches increase site management effectiveness | Cross sectoral institutional arrangements have not been established for the demonstration sites: Baseline METT Scores: Sasthamcotta Lake, Kerala: 83; Harike Lake, Punjab: 48; Kanwar Jheel, Bihar: 25) | Wetland Authorities constituted as nodal policy and planning agencies for 3 demonstration sites METT Scores Site 1, 2 and 3 increased with 15% | Over 50% increase in GEF METT Scores at 3 demonstration sites including being specific on gender disaggregation, such as proportion of time spent by women on wetland management activities or women’s involvement in decision-making, | GEF METT scores; Notification of state governments, meeting proceedings | SG further the process of constituting state wetland authorities, ensuring representation of key stakeholders and sectors |
|  | 3.1.3 Improved gender equity in community institutions engaged in managing wetlands | Overall women participation in key community institutions managing wetlands in the three sites is < 15% |  | Atleast 50% increase in participation of women members in key decision making within community institutions managing wetlands | Community institution's meeting records; personal interviews and gender surveys | Communities recognize the need and are willing to address gender equity within institutions designated to support wetland management |
|  | 3.1.4 Improved livelihoods of wetland dependent communities | Nearly 35,000 communities depend on wetland resources for sustenance. Atleast 50% of these have been impacted adversely due to decline in wetland BES values | Wetland management planning at the three sites identifies measures for livelihood improvement for all wetland dependent communities | Atleast 50% of communities have improved livelihoods as a result of integrated management | Benchmark surveys, pre and post management plan implementation | Management planning process is able to identify key livelihood capital deficit which can be addressed through integrated management of wetlands |
|  | 3.1.5 Increasing financial resources for integrated wetland management | Available budget for three sites: ~ US$ 100,000; site management plans not fully funded; Site budgets not linked/integrated with development programmes of local and national governments. | 10% increase in available management funding; At least 60% of management plan resources are generated through convergence with developmental programmes | A 25% increase in site management budgets (average 3 sites); Site Management plans are fully funded | Co-finance report for site management plans; diversity of financial sources and funding partners; project questionnaire or surveys | SG proactively dovetail implementation of management plans with developmental programming |
| Component 4: Project monitoring, evaluation and outcome dissemination |  |  |  |  |  |  |
| Outcome 4.1 Project impacts and performance are measured | 4.1.1 Use of project monitoring and reporting system to assess project performance and impacts | Project monitoring and reporting systems described within FSP | Mid term review of project performance and impact is used to adapt project implementation | End term review of project performance and impact is used to establish integrated management approaches in NPCA sites | Review report; project performance and impact assessment system | Project monitoring and review system is supported by all organizations involved with implementation |
| Outcome 4.2 Evidence base on benefits of BES based-wetland management established | 4.2.1 Increased use of BES based monitoring systems to assess maintenance and restoration of wetland ecological character, and livelihoods for wetland dependent communities | In 5 sites , monitoring systems to assess changes in ecological character and livelihood outcomes are defined and applied | In additional 6 sites, monitoring systems to assess changes in ecological character and livelihood outcomes are defined and applied | In additional 15 sites (over baseline), monitoring systems to assess maintenance of wetland ecological character and livelihood outcomes are used to refine site management | Review of site management plans; monitoring infrastructure and reporting | SGs support strategic monitoring and evaluation of wetland BES values and are willing to invest resources for responding to the monitoring and evaluation outcomes |
|  | 4.2.2 Increasing number of practitioners with knowledge and application of the national Guidance document on integrating biodiversity and ecosystem service values and climate vulnerability in wetland management | To be determined during inception phase based on sampling of stakeholders | National Guidance document produced to enable up-scaling of improved management effectiveness of wetlands of national and international significance by integrating biodiversity and ecosystem services, including climate vulnerability assessment protocols, across India | 25% increase in number of practitioners capable of applying integrated management approaches for conserving biodiversity and sustaining ecosystem services values | Monitoring outcomes based on agreed sampling methods and indicators | SGs enable diffusion of integrated management approaches across stakeholders |

ANNEX B: RESPONSES TO PROJECT REVIEWS (from GEF Secretariat and GEF Agencies, and Responses to Comments from Council at work program inclusion and the Convention Secretariat and STAP at PIF).

STAP Date of screening: April 26, 2013 (‘minor revision required’)

| STAP Recommendations | Responses |
| --- | --- |
| Preparing the project in a multi-focal framework | While it is true that maintenance of wetland biodiversity and ecosystem service values contribute to several sectors, the core strategy of the baseline project ‘National Plan for Conservation of Aquatic Ecosystems (NPCA)’ is mainstreaming wetland biodiversity and ecosystem services in sectoral development programming. This has better fit with the objectives for Biodiversity Focal Strategy Area. Project design however follows a multi-focal framework including LD and CC adaptation. |
| Clarity on criteria used to select the sites, and strengthening the biophysical baseline data for the three selected sites | In line with the objectives of baseline project and gap analysis conducted for the project design, the selected sites conform with the following criteria: - Identified as priority by state governments: All the three sites have been identified as priority wetlands for conservation by concerned state governments. Two of the three sites (Sasthamcotta and Harike) are designated Ramsar Sites. - Sites provide distinct developmental benefits (Sasthamcotta Lake is the largest freshwater lake of Kerala and a water source for Kollam City; Harike Lake is one of the large riverine wetlands of semiarid zone and critical source of water for the desert regions of Rajasthan; and Kanwar Jheel, the largest floodplain wetland of State of Bihar within Gangetic floodplains is a water recharge source and significant livelihood base for communities located in one of the most economically disadvantaged parts of the country). - Commitment of SGs to support integrated management: All three state governments have indicated commitment to integrated management through support to comprehensive management planning. - Global Environment Benefits: Sasthamcotta Lake (Kerala) and Harike Lake (Punjab) have been designated as Wetlands of International Importance under Ramsar Convention, and form an integral part of the global network of over 2000 Ramsar Sites. Kanwar Jheel supports one of the largest congregations of migrating waterbirds (within Central Asian Flyway) in the Indo-Gangetic floodplains. Kanwar and Harike are also identified as IBAs. A separate appendix to the ProDoc (Appendix 16) has been included summarizing the existing information on biophysical, socioeconomic and institutional features of the site, drivers and pressures and management needs. |
| Concern regarding the selection and BD values of the 3 sites selected in PIF | See above. The project has selected new sites with high biodiversity as well as economic linkages through their ecosystem services in a landscape context. |
| Clarity on how MoEFCC will translate the envisaged project outputs to increase inter-sectoral coordination | The IMWBES project has a major emphasis on promoting inter-sectoral coordination within respective state governments who have the lead responsibility for conservation and wise use of wetland ecosystems. Component 1 (BES based knowledge system for national policy support) will equip wetland managers and state governments with knowledge systems to prioritize wetland sites considering BES values in the context of wider developmental programming. It will also assist managers and policy planners in tracking management effectiveness. A significant focus of Component 2 is on building capacity of wetland managers’ to place site management in broader developmental programming contexts and implement management plans in tandem. National scale outreach will also improve awareness on wetland BES values amongst a range of stakeholders. Implementation of management plans for the three demonstration sites (Component 3) will be through wetland authorities which would serve as nodal cross sectoral policy, planning and regulatory bodies for wetland management at state level. The authorities will have representation from all government departments influencing wetland features and factors governing the features, subject matter experts, representation from civil society and wetland resource users’ group. Based on the experiences of functioning of wetland authorities in Odisha, Manipur, Madhya Pradesh and elsewhere, a three tier institutional design is envisaged, with the Governing Body under the Chairmanship of Chief Secretary for inter-sectoral coordination and broader strategic guidance, an Executive Committee to review and approve management plans, and an office of Chief Executive to coordinate implementation of management plans engaging various line departments, experts, communities and private sector. The IMWBES project will also support the state governments related to the wider network of wetlands of national and international significance in creation of wetland authorities for intersectoral coordination. |
| More directly address the drivers of degradation and barriers to be removed, as well as verifying that wetland management outcomes & GEB can be realistically measured in terms of water and food security (through specific logframe indicators). | As described in Section 3.1 of the ProDoc, the IMWBES Project responds to the knowledge, capacity and institutional barriers that limit wetland management effectiveness. Under Component 3, the project intends to demonstrate application of integrated management approaches to address direct drivers of wetland degradation at the three sites (summarized in paras 130-140 of the ProDoc) and measure the impact of management through tangible changes in BES values (logframe indicator for Outcome 3.1) |
| Component 1: Explanation of proposed development of adaptive risk management system, and example of such systems and effectiveness | During the PPG phase, the adaptive risk management systems has been refocused to address ‘climate induced vulnerabilities’ on wetland management. Under Outcome 1.1, the project will provide a national context specific assessment tool which will enable managers to assess the degree and nature of vulnerability induced in wetland features in relation with climate change, and development of suitable response mechanisms thereof. The vulnerability assessment tool will also enable factoring in developmental programming induced vulnerabilities, including those related to population growth and economic development. Examples of experience of such systems in India have been detailed under Section 3.3, Output 1.1 B. |
| Component 1: What is the relationship between the management effectiveness tool proposed to be developed by the project and the existing GEF METT? What is the added value? | The GEF METT, though useful for assessing overall management effectiveness for protected areas, operates at a much coarser level, and most importantly, does not enable comprehensive tracking of ecological character which underpins wise use of wetlands, and is also the central tenet of the national baseline project. The wetland management effectiveness tracking tool envisaged to be developed under the IMWBES project will address this gap, allowing tracking of wetland ecosystem components, processes and services, along with external factors that limit maintenance of ecological character. It will also enable combining scientific knowledge with local and indigenous knowledge as a means of assessing progress towards wetland wise use. |
| Component 2: Relationship with science centers in dealing with broader sectoral interests | Design and implementation of tools as envisaged under Component 1, and delivery of integrated management modules are designed to connect with science centers representing sectoral interests (notable being CIFRI, NWA, and CSIR). Component 3 on demonstration of integrated management at three sites provides significant opportunities for linking science centers dealing with broader sectoral interests (eg. Punjab Agriculture University in the case of Harike Lake; Krishi Vikas Kendra and Bihar State Disaster Management Authority in the case of Kanwar Jheel; and Center for Water Resources Development and Management for Sasthamcotta Lake, Kerala). |
| Risks: Inclusion of risks of climate change upon wetlands | Explicitly included in Section 3.5 of ProDoc and A.6 of CEO ER. |
| Inclusion of national level when discussing cross-sectoral communication | The evidence base emerging from implementation of BES inventory assessment tools, convergence financing of site management plans and private sector participation are aimed to promote mainstreaming of wetlands within wider sectoral planning. National scale outreach programmes and evidence base emerging from Component 1 and 3 are designed to support cross sectoral communication, at this level, as well as facilitating replication at national scale to other wetland sites.. |
| GEF Secretariat Comments |  |
| Item 12: Include further information on cost effectiveness of project approach and methods | Section 7.3 in the ProDoc and B3 in the CEO ER have been revised to the effect. |
| Item 14 -1: advise to further prioritize (sites) in line with the earlier comment, in a limited geographical area | The number of targeted sites has been reduced from 4 to 3 sites |
| Item 14 – 2: Consider efficiency and effectiveness perceptiveness to achieving larger impacts from studies and assessments and avoid duplication of similar initiatives in the country | The themes of assessments are aimed at enhancing capability of wetland managers to manage the wider wetland network, effectively building on the lessons and best practices. The tools are specifically aimed at enhancing the baseline condition, for example through enabling state governments in systematic site prioritization by considering BES values; developing response strategies to link wetland management with climate change related response strategies; and refining management based on systematic and comprehensive tracking of management effectiveness. These will ultimately benefit the entire network of sites, and improve delivery of the national NPCA programme. Analysis of existing tools, methods, best practices and lessons will preclude all assessment, tool development and field testing activities. |
| Item 14 – 3: Develop multi-sector institutional framework to enable mainstreaming of wetland conservation with sectoral policies and programming | The MoEFCC envisages to achieve multi-sectoral institutional framework for wetland management in the form of wetland authorities, which have cross sectoral representation and are to be mandated to serve as the nodal policy, planning and regulatory body for wetlands at the state level. IMWBES project reinforces such a policy direction through addressing knowledge and capacity barriers and creating replicable demonstrations. In the case of Kanwar Jheel, such an institutional arrangement is already in place, wherein for the other two sites, policy decisions were underway at the time of drafting the ProDoc. |
| Item 15: Elaborate on incremental/ additional benefits | Incremental global and national benefits envisaged through IMWBES project are outlined in Section 3.7 of the ProDoc. |
| Item 16: Elaborate socio-economic benefits and indicators | Socio-economic benefits are outlined under section B2 of CEO ER and description of outcome 3.1 contained in Section 3.3 of the ProDoc . Within the logframe, changes will be captured in indicators pertaining to outputs 3.1.1 and 3.1.3 |
| Item 17: Clarify in the text that appropriate consent will be received on project approach and interventions by the time of CEO endorsement. | Included under Section 3.11 and Appendix 15 on Environmental and Social Safeguards of the ProDoc. |

GEF Council Comments

| Comments | Responses |
| --- | --- |
| (Canada) Given that the wetlands have continued to degrade over the years in India, despite substantial investments in conservation, please elaborate on what are the drivers of this degradation and how will this project be different from the other investments in this area. | The direct and indirect drivers of wetland degradation in India are detailed in Section 2.3 on root causes of wetland degradation. A range of knowledge, capacity and institutional barriers limit effectiveness of efforts placed for conservation and management of national wetland network (also discussed in Section 2.2). The project is different from the existing efforts mainly in terms of its approach of mainstreaming wetland BES values in developmental programming, in contrast with the standalone conservation programming as was practiced till date. The project’s novelty also lies in its focus on addressing capacity gaps within states, and promoting management effectiveness based tracking systems. |
| (Canada) We agree with STAP that prior to CEO endorsement, the project should establish more of a link between wetland managers and influencing broader economic development actors and forces. For example, component 2 focuses on training wetlands managers, but does not attempt to link this training to broader influence over local and state planning processes. | The link between wetland managers and broader economic development actors is envisaged through cross-sectoral management arrangements, systematic prioritization of wetlands within states with due consideration to developmental goals, and augmented capacity to communicate across sectors. Built capacity under Component 2 is linked with enabling systematic prioritization of wetlands considering wider societal development goals (Output 1.2C) and enabling cross sectoral institutional arrangement (Output 3.1B). |
| (Canada) We also agree with the STAP that the project proposal should: (i) provide clear rationale for selecting the three pilot watersheds for the project; and, (ii) clearly outline results indicators and targets, so that the achievement of global environmental benefits can be properly measured. | Selection of sites under Component 3 of the proposal has been done based on the following criteria: a) Identified as priority by state governments (SG); b) Sites provide distinct developmental benefits, specifically those based on ecosystem services provided; c) SGs are committed to support integrated management; and d) Global Environment Benefits. Results of the sites’ baseline analysis is found in the ProDoc at paragraph 129 and 141 (for more details see Appendix 16); as well as in the CEO ER in Section A5 ‘Incremental reasoning’ at p.13 Result indicators and targets pertaining to five component objectives, namely, a) improved biodiversity and ecosystem service values, b) increased site management effectiveness resulting from cross sectoral institutional arrangements and use of integrated management approaches; c) improved gender equity in community institutions engaged in site management; d) improved livelihoods of wetland dependent communities; and e) increased financial resources for integrated wetland management , have been identified. |
| (USA) We would like to see (a) the proposal address how the project will build a solid platform for continued, longer term engagement on water and wetland resources after the project is over. For example, (b) will the project partners also try to address land and resource tenure issues, so as to begin resolving these types of conflicts and impediments? (c) Will there be efforts to secure additional funding or resources to capitalize on the GEF project to keep stakeholder groups active and to support changing institutional attitudes about the economic value of wetlands? | (a) The proposal envisages to strengthen institutional architecture for wetland management at national scale, which will enable the nodal agency, Ministry of Environment, Forests and Climate Agency as well as the state governments to engage and deliver wetland conservation and wise use adopting integrated approaches. Knowledge interventions will provide the foundation for systematic planning for wetland conservation and wise use, as well as track and improve management effectiveness. Capacity development interventions will enable wetland managers gain skills in application of integrated management techniques, as well as enable development of networks for sharing lessons and best practices, and maintain built capacity. Opportunities for cross sectoral collaborations, at national as well as state scales, have also been included. Overall, through an improved policy, planning and investment environment for wetlands in India, a longer term engagement n wetlands, water management and sustainable development will be ensured under the leadership of the MoEFCC, and with proactive support of state governments. (b) In the three demonstration sites, project partners will address land and resource tenure issues within the ambit of landscape scale integrated management, to secure wise use Experiences and lessons from the three demonstration sites will also be proactively disseminated to other site managers, facing similar land and resource tenureal challenges. This is different to the ‘routine’ project mode financing that is in place at present. Thus the project will enable generation of additional resources for implementation of management actions for priority sites. Additionally, investments in communication and outreach, and creating partnerships with development sector actors and private sector are intended to change institutional attitudes towards wetland conservation in general, bringing to fore their role in water and food security and wider societal well-being, as well as enabling effective conflict resolution with regards e.g. the shared interests and use of water resources.. |
| (d) Given the focus on achieving gender equity within the written description of the proposed project, we suggest that it might be preferable to more prominently list that as a goal in the Project Framework table under “II. Building capacity on mainstreaming integrated wetland management at state-level". We understand that the management planning processes would serve to empower the role of women within wetlands or river basin/landscapes through information sharing, education and training, technology transfers, organizational development, financial assistance and policy development. However, we would appreciate more detail on how the project intends to create gender specific programming for all these activities. For example, will there be separate consultation processes for women, led by women? Will communication strategies be different? How will financial assistance be tailored to women? | Gender equity is being targeted in the following ways: - Component 1: Gender equity as one of the important elements of wetland management effectiveness tool; gender specific elements related to BES assessment and climate vulnerability assessment incorporated in tool development, implementation and capacity building processes - Component 2: Specific outcome related to measurable enhancement of capacity of wetland managers to assess and respond to gender dimensions in wetland management has been included. - Component 3: Specific outcome on improved gender equity in community institutions managing wetlands has been included. Elements of gender specific programming for these components are outlined in Section 3.3 of the ProDoc. Gender specific programming to enhance gender equity in management planning will include: a) separate consultation process for men and women on views, rights and capacities for integrated management; b) gender balanced participation in management plan design, implementation and monitoring programmes; c) gender sensitive communication on role of communities in wetlands conservation and wise use; d) identification of gender segregated alternate livelihood interventions, implemented through women self-help groups; e) seeking gender balance in capacity development programmes. |

annex C: status of implementation of project preparation activities and the use of funds*

- DESCRIBE FINDINGS THAT MIGHT AFFECT THE PROJECT DESIGN OR ANY CONCERNS ON PROJECT IMPLEMENTATION, IF ANY:

All PPG stage findings have been included in project design. There are no findings that are likely to affect project implementation.

B.	PROVIDE DETAILED FUNDING AMOUNT OF THE PPG ACTIVITIES FINANCING STATUS IN THE TABLE BELOW:

| PPG Grant Approved at PIF: US$50,000 |  |  |  |
| --- | --- | --- | --- |
| Project Preparation Activities Implemented | GEF/LDCF/SCCF/NPIF Amount ($) |  |  |
|  | Budgeted Amount | Amount Spent To date | Amount Committed |
| Project design launch | 10,000 | 10,000 |  |
| Baseline assessment, stakeholder analysis and implementation strategy development | 30,000 | 29,600 |  |
| Consolidating full proposal | 10,000 | 5,400 |  |
| Total | 50,000 | 45,000 | 5,000 |

If at CEO Endorsement, the PPG activities have not been completed and there is a balance of unspent fund, Agencies can continue undertake the activities up to one year of project start. No later than one year from start of project implementation, Agencies should report this table to the GEF Secretariat on the completion of PPG activities and the amount spent for the activities.

annex d: calendar OF EXPECTED REFLOWS (if non-grant instrument is used)

Provide a calendar of expected reflows to the GEF/LDCF/SCCF/NPIF Trust Fund or to your Agency (and/or revolving fund that will be set up)

Not Applicable

Project ID number will be assigned by GEFSEC.

Refer to the Focal Area/LDCF/SCCF Results Framework when completing Table A.

For questions A.1 - A.7 in Part II, if there are no changes since PIF and if not specifically requested in the review sheet at PIF stage, then no need to respond, please enter "NA" after the respective question