Request for CEO endorsement/Approval

Project Type:

the GEF Trust Fund

Submission Date:      May 13, 2009

Resubmission: August  26, 2009

| Expected Calendar (mm/dd/yy) |  |
| --- | --- |
| Milestones | Dates |
| Work Program (for FSPs only) | September 2008 |
| Agency Approval date | 09/22/2009 |
| Implementation Start | 11/26/ 2009 |
| Mid-term Evaluation (if planned) | 6/26/ 2011 |
| Project Closing Date | 11/30/2014 |

part i:  project Information

GEFSEC Project ID: 2924

gef agency Project ID: 86528

Country(ies): Republic of South Africa

Project Title: Development, empowerment and conservation in the iSimangaliso Wetland Park (Greater St Lucia) and surrounding region

GEF Agency(ies): , ,

Other Executing partner(s): ISIMANGALISO WETLAND PARK AUTHORITY

GEF Focal Area(s):

GEF-4 Strategic program(s): BD-SP2, BD-SP3

Name of parent program/umbrella project:  N/A

- Project framework

| GEO: To protect the exceptional biodiversity of the iSimangaliso Wetland Park though conservation, sustainable resource use, rational land-use planning and local economic development. Project Development Objective: To improve access to information needed to select the best feasible option for maintaining the availability of fresh water of adequate quality to the Lake St Lucia System, a wetland of global biodiversity importance, and to increase access among local communities to conservation compatible economic opportunities. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ### Project Components | ### Indicate whether Investment, TA, or STA2 | Expected Outcomes | ### Expected Outputs | ### GEF Financing1 |  | Co-Financing1 |  | Total ($) c=a+ b |
|  |  |  |  | ### ($) a | ### % | ### ($) b | ### % |  |
| 1. Biodiversity Conservation, Hydrology and Ecosystem Functioning of the iSimangaliso Wetland Park | Inv&TA | - Knowledge of ecosystem functioning is improved and a long-term solution is agreed for the hydrological problems of the Lake St Lucia system - Stakeholder concerns are considered in the decision making process - A management-oriented monitoring system is designed and implemented | - Management Plan for the restoration of coastal dunes completed - Management Plan for invasive alien species problem, and stabilization of bush encroachment of grasslands within the iSimangaliso Park, consolidated and reviewed - Study on options for the restoration of the Umfolozi swamp and its impact on the St Lucia estuary (including ESIA) completed. - Studies on various aspects of the Park’s ecosystem functioning completed (e.g., repairing, river biological corridor, buffer zone determination) - Review and Updated Management Plan to re-establish indigenous wildlife - Follow- up actions to implement selected options started (contingent to finding a feasible solution) | 2,80 | 25,9 | 8,00 | 74,1 | 10,80 |
| 2. Promoting conservation-compatible local economic and cultural development | Inv&TA | - Improved access to business development services for conservation-compatible SMMEs - Improved access to knowledge in conservation and tourism for local youth, in nearby communities and land restitution beneficiaries - Improved capacity of local/community leaders in effective implementation of co-management agreements | - SMME Program developed - Youth Educational Program operational - Capacity building program for beneficiary communities implemented - Cultural Heritage Management Plan prepared | 4,70 | 66,0 | 2,40 | 34,0 | 7,10 |
| 3. Institutional capacity building for biodiversity conservation | Inv&TA | - Improved capacity of the iSimangaliso Authority and other relevant stakeholders for biodiversity conservation | - Training and mentoring activities implemented - GIS and databases functioning - M&E system implemented - Website improved - Stakeholders coordination mechanisms in place. | 1.50 | 39.5 | 2.30 | 60.5 | 3.80 |
| Project Management (these costs are distributed over components 1,2 and 3 and shown separately for clarity) |  |  |  | (0.88) | (34.9) | (1.64) | (65.1) | (2.52) |
| Total Project Costs |  |  |  | 9.00 | 41.5 | 12.70 | 58.5 | 21.70 |

1    List the $ by project components.  The percentage is the share of GEF and Co-financing respectively of the total amount for the component.

2   TA = Technical Assistance; STA = Scientific & Technical Analysis.

B.   Sources of confirmed Co-financing for the project (expand the table line items as necessary)

| Name of Co-financier (source) | Classification | Type | Project | %* |
| --- | --- | --- | --- | --- |
| Government of South Africa |  |  | 12,700,000 | 100 |
| Total Co-financing |  |  | 12,700,000 | 100% |

* Percentage of each co-financier’s contribution at CEO endorsement to total co-financing.

C.   Financing Plan Summary For The Project ($)

|  | Project Preparation a | Project b | Total c = a + b | Agency Fee | For comparison: GEF and Co-financing at PIF |
| --- | --- | --- | --- | --- | --- |
| GEF financing | 310,000 | 9,000,000 | 9,310,000 | 931,000 | 9,310,000 |
| Co-financing | 220,000 | 12,700,000 | 12,920,000 |  | 15,220,000 |
| Total | 530,000 | 21,700,000 | 22,230,000 | 931,000 | 24,530,000 |

D.  GEF Resources Requested by Agency(ies), Focal Area(s) and Country(ies)1

| GEF Agency | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Project (a) | Agency Fee ( b)* | Total c=a+b |
| Total GEF Resources |  |  |  |  |  |

1  No need to provide information for this table if it is a single focal area, single country and single GEF Agency project.

*    Relates to the project and any previous project preparation funding that have been provided and for which no Agency fee has been requested from Trustee.

E.  Consultants working for technical assistance components:

| ### Component | ### Estimated person weeks | ### GEF amount ($) | ### Co-financing ($) | ### Project total ($) |
| --- | --- | --- | --- | --- |
| ### Local consultants* | 2736 | 1,882,208 | 660,509 | 2,542,717 |
| ### International consultants* | 180 | 928,800 | 0 | 928,800 |
| ### Total | 2916 | 2,811,008 | 660,509 | 3,471,517 |

Details to be provided in Annex C.

f.   Project management Budget/cost

| ### Cost Items | ### Total Estimated person weeks/months | ### GEF amount ($) | ### Co-financing ($) | ### Project total ($) |
| --- | --- | --- | --- | --- |
| ### Local consultants* | 1430 weeks | 520,000 (260 weeks) | 1,126,751 | 1,646,751 |
| ### International consultants* |  | 0 | 0 | 0 |
| ### Office facilities, equipment, vehicles and communications* |  | 356,072 | 312,740 | 668,812 |
| Travel* |  | 0 | 200,000 | 200,000 |
| Total |  | 876,072 | 1,639,491 | 2,515,563 |

*  Details to be provided in Annex C.

G.  Does the project include a “non-grant” instrument? yes     no 
      (If non-grant instruments are used, provide in Annex E an indicative calendar of expected 
        reflows to your agency and to the GEF Trust Fund).

H.  describe the budgeted m &E PLAN:  Please refer to Annex 3 and Section III.C., in the Project Document. The project will use the Monitoring and Evaluation (M&E) system that the iSimangaliso Authority has in place, applying it to the results framework, including financial records and audit reports. The iSimangaliso GEF Project Manager will have responsibility for project-level coordination of data collection, and will be responsible for the use of monitoring information for assessing progress in relation to set targets, and for reporting of monitoring information. Indicators will be obtained periodically and will become early alerts regarding the project’s performance. Any delay in the process will be made visible so that remedies can be established within a learning-by-doing approach. The format used by iSimangaliso Authority for the purpose of its own monitoring and reporting will be used for the progress report of the Project in relation to the Results Framework that will be sent to the Bank twice a year. Estimated total costs for project results monitoring and reporting will be: US$250,000 supported by the GEF ($90,000) and funds from the South African government ($160,000). These activities are embedded in component 3.

part ii:  project justification:

- State the issue, how the project seeks to address it, and the expected global environmental benefits to be delivered:  Please refer to Section I.A, Annex 1, Biodiversity significance of iSimangaliso Wetland Park and main threats, and Annex 9, Incremental Cost Analysis of the Project Document.

- Describe the consistency of the project with national and/or regional priorities/plans:  Please refer to Section I.C. of the Project Document.

- Describe the consistency of the project with gef strategies and strategic programs:  Please refer to Section I.A. of the Project Document.

- justify the type of financing support provided with the gef resources. Please refer to Section II.A. of the Project Document

- Outline the Coordination with other related initiatives: The Project is one of several GEF (biodiversity focal point) projects, with the IBRD as the GEF Agency, including C.A.P.E., Greater Addo Elephant National Park Project, Richtersveld Community Biodiversity Conservation, Maloti Drakensberg Transfrontier Conservation and Development Project (South Africa and Lesotho), all of which aim to conserve biodiversity in South Africa. Considering projects under implementation, within the Biodiversity and Multifocal Focal areas, the IBRD has a GEF portfolio size of US$45.4 million with a co-financing of US$120.7 million.

The project also cooperates with other GEF projects implemented by UNDP, such as the National Grasslands Biodiversity Program, Conservation and Sustainable Use of Biodiversity on the South African Wild Coast Project and the Agulhas Biodiversity Initiative (ABI) and the regional project, Southern Africa Biodiversity Support Program. In addition, UNEP is the implementing agency of several projects like Desert Margin Program, Enhancing Conservation of the Critical Network of Sites of Wetlands Required by Migratory Waterbirds on the African/Eurasian Flyways and the global project, Conservation & Management of Pollinators for Sustainable Agriculture through an Ecosystem Approach.

Within the project, the purpose is to establish a mechanism for sharing lessons between the related projects and replicate successful activities and/or procedures.  The team discussed with the different projects counterparts and UNDP the idea of creating a community learning group among GEF projects and related projects in South Africa. This group can exchange visits, meet virtually on websites, organize joint training, and some joint missions given that there will be a lot of learning and sharing experiences (see also Annex 2 of the Project document).

- Discuss the value-added of GEF involvement in the project demonstrated through incremental reasoning :    Please refer to Annex 9, Incremental Cost Analysis, of the Project Document.

- Indicate risks, including climate change risks, that might prevent the project objective(s) from being achieved and outline risk management measures:  Please refer to Section III.E., of the Project Document.

- explain how cost-effectiveness is reflected in the project design:  Various means to achieve the project’s stated objectives were considered and evaluated, with the most effective and least-cost approaches having been selected, after a qualitative analysis, looking at Strengths, Weaknesses, Costs, Biodiversity Outcomes was conducted.  During project preparation,  three options were considered to achieve the objectives for improving the ecosystem functioning of the Lake St. Lucia System, in order to conserve wetland habitats of global importance:

- Option 1:  A conventional Protected Areas Biodiversity Conservation Project, dealing with Wildlife Reintroduction, preparation of the Protected Area Management Plan, Anti-poaching, Patrolling, Trails Maintenance, etc.  This option was rejected since it was not addressing the main biodiversity threat to the Park that is solving the hydrological issue. It would be equally expensive but it would achieve less in terms of global biodiversity benefits.

- Option 2:  A conventional Community Driven Development (CDD) Project to address the social pressure to the Park through provision of small infrastructure to communities living around the parks boundary, and job creation for communities working for the Wetland Authority. This option was rejected since it was decided that a more business-oriented approach was needed to stimulate sustainable growth and address in this way the land-use threat to the Park. This option would have achieved lower biodiversity benefits, and it would have been a lot more expensive, since providing social infrastructure was very expensive.

- Option 3: A project dealing with biodiversity management, hydrological imbalance and livelihood opportunities.  This option was chosen since it would address the two main biodiversity threats to the Park: it would help solving the hydrology issue of the Wetland (since this is the main asset of the Park), and it would address the need for livelihood improvements (to avoid conservation incompatible land uses changes) thorough a more market-driven approach, with higher likelihood to be sustainable, while at the same time dealing with biodiversity management inside the park.

part iii:  institutional coordination and support

A.  Institutional arrangement: The World Bank will be the only GEF Agency involved in the project. Please see section III of the project document.

B.  Project Implementation Arrangement:

Project implementation will be undertaken by the iSimangaliso Wetland Authority. The Authority was established by the Minister of Environment under the provisions of the World Heritage Convention Act of 1999, when the Greater St. Lucia Wetland Park was registered as South Africa’s first World Heritage Site. It became a statutory body in 2003 and reports to the national Minister of Environmental Affairs and Tourism.  Unlike arrangements for other protected areas in the country, the iSimangaliso Wetland Park Authority has a specific mandate to both protect and conserve the Park and to deliver benefits to communities living in and adjacent to the Park through facilitating optimal tourism and related development. The Authority’s activities are guided by the Wetland Park’s Integrated Management Plan (IMP, 2007-2012), which is the statutory tool to develop and manage the Park through the integration of conservation, tourism development, and economic development of historically disadvantaged communities in and adjacent to the Park (for details, see Annex 1).

The Authority is accountable to a broadly representative Board of Directors (including representatives of national, local and provincial government; organized business; communities; and land restitution beneficiaries), and to the National Minister of Environmental Affairs and Tourism. The Board must have at least 5 members, and not more than 9.

The Authority was superimposed over the mosaic of lands that constitute the Park and has full authority over the region.  The Authority outsources services and works to other agencies at the national, regional and local levels in order to access financing for the Park in other government programs, and to develop cooperative governance agreements.

Project management will be the responsibility of dedicated staff members located in the relevant units in the iSimangaliso Authority, coordinated by a project manager who will be overseen by a senior manager reporting directly to the Authority’s chief executive officer (CEO). The project has been conceptualized to integrate with the current operations and functions of the Authority, and the institutional arrangements will reflect this integration (see Annex 6).

Relevant government departments, scientific institutes, local authorities, local communities, user groups and NGOs will be involved in project implementation through their representation on the Board. Currently, the Board comprises representatives from national government (Department of Environmental Affairs and Tourism), conservation, land restitution beneficiaries, EKZNW, NGOs, private sector, local government, traditional councils, tourism sector and the iSimangaliso CEO. These actors may also be involved in the development of specific activities.

In addition to supervision, the Board’s role in the project will be to approve annual operating plans and oversee the executive of the iSimangaliso Authority, including consideration of strategy, policy, budgets, stakeholder communication, appointments of executive staff, extraordinary expenditures, annual financial statements, risk management strategy, audit committee reports, and audit findings. The Board will also ensure the complementarily and consistency of the project with the Integrated Management Plan (IMP).

As the GEF project has been conceptualized to integrate with the current operations and functions of the iSimangaliso Authority, the institutional/implementation arrangements will reflect this integration.  (Implementation arrangements for components 1, 2, 3 are described in Annex 6).

part iv:  explain the alignment of project design with the original PIF:

Overall the project has remained in line with the PIF. The table below shows the adjustments that have been made in the project design since the approval of the PIF submitted in July, 2007 and re-submitted in June, 2008.

|  | PIF | Project Document (PAD) | Justification for changes |
| --- | --- | --- | --- |
| Project Duration / dates | 6 years Implementation Start: June 2009 Project Closing Date: May 2015 | 5 years Implementation Start: October 30, 2009 Project Closing Date: November 30, 2014 | During last phases of project preparation it was decided that the activities needed to be achieved in a shorter period of time in order to achieve the desired results. |
| Co-financing | US$ 15 M | US$ 12.7 M | The co-financing budget provided by the government has become more precise based on the realistic estimation of the current budget available for support and given that the duration of the project was shortened by one year. |
| GEO Project Development Objective | To protect the exceptional biodiversity of the greater St. Lucia wetland area through conservation, sustainable resource use, rational land-use planning and local economic development | To protect the exceptional biodiversity of the iSimangaliso Wetland Park through conservation, sustainable resource use, rational land-use planning and local economic development To improve access to information needed to select the best feasible option for maintaining the availability of fresh water of adequate quality to the Lake St Lucia System, a wetland of global biodiversity importance, and to increase access among local communities to conservation compatible economic opportunities. | Remains same An intermediate PDO was added to reflect intermediate project achievements. |
| Components and Budget distribution | - Biodiversity Conservation and Ecosystem Functioning of the iSimangaliso Wetlands Park Total US$ 6.8 million of which GEF US$ 1.8 million - Promoting Community Investment for Sustainable Local Economic and Cultural Development Total US$ 10 million, of which GEF US$ 5.0 million - Strengthening Institutions for Biodiversity Conservation and Sustainable Development. Total US$ 3.4 million, of which GEF US$1.4 million - Project management: Total US$ 3.8 million, of which GEF US$0.8 million | - Biodiversity Conservation, Hydrology and Ecosystem Functioning of the iSimangaliso Wetlands Park. Total US$ 10.8 million of which GEF US$ 2.8 million - Promoting conservation compatible local economic and cultural development Total US$ 7.1 million, of which GEF US$ 4.7 million - Institutional capacity building for biodiversity conservation Total US$ 3.8 million, of which GEF US$1.5 million | The name of Component 1 was slightly adjusted to be more precise. Government funds and GEF funds increased after a careful estimation of costs. The name of component 2 was adjusted so to clarify that the local economic and cultural development to be supported by the project will need to be conservation-compatible. The changes in the third component’s name are minor, and resulted from the intention to have a shorter title. The budget assigned to Project Management during the PIF stage (component 4 earlier) has now been distributed over the three components to make the budget more cost effective. Adjustments to the individual components costs were made to reflect a better estimation of costs for the activities designed within and accommodating the project management costs. |
| Outcomes Component 1 (from GEF financed activities) | - Habitat in iSimangaliso Park restored/rehabilitated - Hydrology management of St Lucia watershed improved - Wildlife protection program in iSimangaliso Park implemented | Long term GEO outcomes - Habitat in iSimangaliso Park restored/rehabilitated - Hydrology management of St Lucia watershed improved - Wildlife re-introduction program in iSimangaliso Park implemented Intermediate outcomes - Knowledge of ecosystem functioning improved and long-term solution is agreed - Stakeholder concerns and involvement considered in the Options study and EIA process - Management-oriented monitoring system designed and implemented | Same New intermediate outcomes have been added that will contribute to the achievement of the long term ones. |
| Outputs Component 1 (from GEF financed activities) | - Management Plan for the restoration of coastal dunes completed, and implementation in Sodwana Bay and Cape Vidal started - Management Plan for invasive alien species problem, and stabilization of bush encroachment of grasslands within the iSimangaliso Park, prepared - Study to determine ecological reserve requirements in all parts of the Park’s catchment completed - Study on options for the restoration of the Umfolozi swamp and its impact on the St Lucia estuary - Studies on various aspects of the Park’s ecosystem functioning completed (e.g., repairing key swamps, catchment care, river biological corridor, buffer zone determination) - Management Plan to re-establish indigenous wildlife completed and pilot implementation initiated - Education/outreach program around the Park’s Integrated Management Plan prepared | - Management Plan for the restoration of coastal dunes completed - Consolidated and Updated Management Plan for invasive alien species problem, and stabilization of bush encroachment of grasslands within the iSimangaliso Park, completed. - Study on options for the restoration of the Umfolozi swamp and its impact on the St Lucia estuary (including ESIA) completed. - Studies on various aspects of the Park’s ecosystem functioning completed (e.g., repairing, river biological corridor, buffer zone determination) - Management Plan to re-establish indigenous wildlife reviewed and updated - Follow- up actions to the preferred option implemented (contingent to finding a feasible solution) | - The outputs of the PIF and PAD are the same. Only two outputs are not included - one since it was already completed using Government funds (Education/ outreach program around the Park’s Integrated Management Plan), and the second (Study to determine ecological reserve requirements in all parts of the Park’s catchment completed) has been taken out since it was clarified that it is not responsibility of the Wetland Authority, but of the department of Water Affairs. - One output has been added that is related to implementation of the preferred option (contingent to finding a feasible solution. If not the fund will either be cancelled or reallocated to other components, as will be discussed and agreed at Mid term review). |
| Outcomes Component 2 (from GEF financed activities) | - Small grants community conservation facility (SGCCF) designed - Education/skills development fund established and functioning - Training and awareness program designed and functioning | - Improved access to business development services for conservation-compatible SMMEs - Improved access to knowledge in conservation and tourism for local youth, in nearby communities and land restitution beneficiaries - Improved capacity of local/community leaders in effective implementation of co-management agreements | The three outcomes presented at PIF stage, were than recognized as outputs (and added in the list of outputs for component 2). New higher lever outcomes were developed. |
| Outputs Component 2 (from GEF financed activities) | - Small and Medium Enterprise (SME) Program (including funding support to selected enterprises and training in identification of viable enterprises, product quality improvement and marketing) designed and implemented - Education Program Facility targeted at Land Claimants’ youth designed and functional - First phase of training and awareness program designed and piloted in one local municipality - Cultural Heritage Management Plan prepared - Community sustainable resource use program prepared with local stakeholders | - SMME Program developed - Youth Educational Program operational - Capacity building program for beneficiary communities implemented - Cultural Heritage Management Plan prepared | - The list of outputs is basically the same. Wording has been shortened. Only one output is not included since it was completed already with Government funds (Community sustainable resource use program prepared with local stakeholders) |
| Outcomes Component 3 (from GEF financed activities) | - Capacity of iSimangaliso Park Authority and Kwazulu Natal conservation agency strengthened - Coordination mechanisms and relationships with local government and community institutions established - Project M&E system fully operational | - Improved capacity of the iSimangaliso Authority and other relevant stakeholders for biodiversity conservation. | The first PIF outcome is the same, The second PIF outcome was recognized as output, and included under outputs. The third PIF outcome has been moved to component 1. |
| Outputs component 3 (from GEF financed activities) | - Project management capacity of Wetlands Authority and Kwazulu Natal conservation agency strengthened (including staff hiring/raining, and project management systems) - Coordination mechanisms and relationships with local government, provincial government, local communities, and NGOs, established (e.g., through consultations, MOUs, workplans) - Development of three local area natural resource management plans, on the basis of the Park’s Integrated Management Plan (IMP), the local government’s Integrated Development Plans (IDPs), and community management plans (CMPs) - Development of a GIS-based information base - Establishment of a M&E system for the project | - Training and mentoring activities implemented - GIS and databases functioning - M&E system implemented - Website improved - Stakeholders coordination mechanisms in place. | - The outputs of PIF and PAD are the same, but they have just been reworded to be shorter. Only one output is not included since it was completed already with Government funds (Development of three local area natural resource management plans, on the basis of the Park’s Integrated Management Plan (IMP), the local government’s Integrated Development Plans (IDPs), and community management plans (CMPs)) |
| Contribution to GEF strategies | SO-1 Catalyzing Sustainability of Protected Areas Systems SO-2 Mainstreaming Biodiversity in Production Landscapes/Seascapes and Sectors | SO-1 Catalyzing Sustainability of Protected Areas Systems. | During the PIF stage the project intended to develop activities in production landscapes outside the protected areas, but given the jurisdiction of the iSimangaliso Authority which is only within the iSimangaliso protected area, it became clear that it was outside its mandate to work in such landscapes. |

part v:  Agency(ies) certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for CEO Endorsement.

| Agency Coordinator, Agency name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Steve Gorman Executive Coordinator The World Bank |  | May 13, 2009 | Christophe Crepin | (202) 473 9727 | ccrepin@worldbank.org |

Annex A: Project Results Framework

| Global Environment Objective |  | To protect the exceptional biodiversity of iSimangaliso Wetland Park though conservation, sustainable resource use, rational land-use planning and local economic development. |  |
| --- | --- | --- | --- |
| Project Development Objective |  | To improve access to information that addresses the availability of fresh water of adequate quality to the Lake St Lucia System, a wetland of global biodiversity importance, and to increase access among local communities to conservation compatible economic opportunities. |  |
| PDO Outcomes |  | Outcome Indicators | Use of Outcome Information |
| Long terms solutions for the availability of fresh water of adequate quality to the Lake St Lucia system developed |  | - Evidence of implementation of follow up actions and investments contributing to the agreed hydrological solutions (indicator to be defined upon agreement on the specific solutions by Mid Term Review) - Protected Area management effectiveness as measured by the GEF Management Effectiveness Tracking Tool (METT) | To consider the appropriateness of the recommended options To assess management effectiveness of the iSimangaliso Wetland Park from a biodiversity conservation standpoint |
| Increased access among neighboring communities to conservation compatible economic opportunities |  | - Percentage of targeted conservation compatible SMMEs that achieve commercial viability over the project period | To improve interventions |
| Intermediate Outcome per Component |  | Results Indicators for Each Component | Use of Results Information |
| Component 1: Biodiversity Conservation, Hydrology and Ecosystem Functioning of the iSimangaliso Wetland Park |  |  |  |
| Knowledge of ecosystem functioning improved and long-term solution agreed. |  | - Options studies (including Environmental and Social Impact Assessment (ESIA) process) completed. | To consider the appropriateness of the different options in order to take a decision |
| Stakeholder concerns are considered in the decision making process |  | - Proposed solution broadly consulted with stakeholders | To consider the input of the stakeholders in developing recommendations for long term solution of the Lake St Lucia ecosystem |
| Management oriented monitoring system designed and implemented |  | - Ecological monitoring system, including physical and biological indicators, defined and used | To evaluate the effectiveness of the long term solution |
| Component 2: Promoting Conservation compatible Local Economic and Cultural Development |  |  |  |
| Improved access to business development services |  | - Number of target SMMEs reached by business support services - Number of targeted enterprises with access to sub-grants | To review the effectiveness of the SME program |
| Improved access to knowledge in conservation and tourism for local youth, in nearby communities and land restitution beneficiaries |  | - Number of youth attending courses at the tertiary level | To review the effectiveness of the academic support program |
| Improved capacity of local/community leaders in effective implementation of co-management agreements |  | - Number of local leaders applying skills acquired from the training and mentoring program to improve co-management | To review the effectiveness of the training and mentoring program |
| Component 3: Institutional Capacity Development for biodiversity conservation |  |  |  |
| Improved capacity of the iSimangaliso Authority and other relevant stakeholders for biodiversity conservation | - Satisfactory rating of project implementation - Unqualified financial audits of the iSimangaliso Authority - Number of training events for iSimangaliso Authority and other relevant personnel |  | - To improve project monitoring and implementation - To review the effectiveness of the training program |

Annex B: Responses to Project Reviews (from GEF Secretariat and GEF Agencies, and Responses to Comments from Council at work program inclusion and the Convention Secretariat and STAP at PIF)

I. Responses to GEFSEC comments at PIF stage (updated corresponding to revisions in the project document)

Issue One: The sustainability of the project in general, and of tourism as the main source of funding beyond the life of the project, is open to question.  The entire project is based on the assumption that conservation-based tourism could generate regional and national economic benefits in the same order of as the mining option.  Please provide additional information to support this assumption.

Response: The South African government made a decision not to mine because it was economically more attractive to promote conservation-based tourism in the region. The area is a World Heritage Site, protected by national legislation. Studies have revealed the importance of tourism for the region and its potential. For instance, a July 2006 inventory of tourist accommodation in and around the Wetland Park revealed a 59% increase in establishments and an 18% increase in beds since 2000. A study estimated that more permanent jobs have been created through tourism than the 350 jobs mining would have created.

Even though tourism is an important strategy for the Park, it is not the only source of revenue available. The Park’s budget is partially covered by the government who has established a considerable commitment to support iSimangaliso.

Issue Two: The diversion of rivers no longer draining into St. Lucia estuarine ecosystem was identified in the PIF as the main threat to the estuary.  Please provide additional information regarding the restoration activities to be implemented in this project, especially if they have to do with the restoration of the hydrology of the Park.

Response:  The project document clarifies that the wetland ecosystems of iSimangaliso --most notably the Lake St. Lucia Estuary-- are under considerable threat from the hydrological imbalance brought about by human activities (agriculture, forestry, etc), particularly along the Umfolozi River.  Particular problems have been experienced with the Lake St Lucia Estuary, and its link with the Umfolozi River, mouth and floodplain, the latter associated with a range of social and economic uses of the land and resources. Short-term solutions have been proposed and studies have been developed, but currently, there are no integral long-term solutions in place to solve the problems associated with the Umfolozi, which many regard as the main causes for the deterioration of the iSimangaliso system.

The project will finance technical assistance, works, goods, training, workshops and operational costs in order to provide support for the hydrology and ecosystem functioning of the Lake St. Lucia system, including the Umfolozi mouth and Lake St. Lucia Estuary. Particularly, the project would fund the key studies and initial investment in follow-up actions needed to restore the St. Lucia wetlands to a state of improved ecological functioning (though not necessarily to their original condition) which is mainly, getting enough inflow of fresh water into the estuary to approach its original hydrodynamics, but keeping out the sediment.

A full options study that will take into account the Environmental and Social Impact Assessments and analyze sediment load, hydrology, ecological systems, socio-economics and resource economics in order to select the best long term ecologically feasible solution taking into account social, financial and economic considerations. The analysis to be done will consider the following restoration activities (by themselves or in combination) which will be analyzed, without being limitative, as other options may also come about during the study (details are included in Annex 4 of the Project Document): (i) Diverting fresh water into the estuary; (ii) Trapping the sediment by wetland restoration; (iii) Trapping the sediment upstream from the Umfolozi flood plain; (iv) Reducing erosion at the source.

Once this step is achieved the project will finance works, goods, workshops and operating costs involved in follow-up actions and selected investments needed to implement the preferred solution selected. This will be initiated after mid-term review and financed with GEF funds, and some additional funds will be identified by the Authority if the selected option so requires.

Issue Three: One concern raised about the PIF submitted in November has yet to be addressed in the PIF/PPG submission.  It is not clear if there is overlap with other donor investment; including a GEF investment at the site through the UNEP GEF Africa Eurasia Migratory Waterbird regional project. Please clarify in the revised document what is the relationship between the two investments, how they are complementary, and what arrangements will be established to ensure coordination during project implementation.

Response: The regional project works on several demonstration sites in the countries involved. In South Africa, the site is located in the Wakkerstroom Wetland, not in iSimangaliso. However, during project implementation workshops will be held including different development partners so to ensure exchange of lessons learned among other initiatives.

II. STAP Screening of the PIF  (June 8, 2008)

STAP welcomes this proposal on “Development, empowerment and conservation in the Greater St Lucia Wetland Park and surrounding region”. The problem is well defined, and components one and three seem reasonably well described (although the only justification for component three is that the area has “weak institutions”, but it’s not clear how this is one of the major barriers to reducing threats in the area; moreover there has been a lot of scientific work on wetland restoration in S.Africa, so not clear how much more science is needed for this project). However, the second component (community-based interventions) will need more fleshing out as the project proposal is developed. How will community investment in local economic and cultural development lead to environmental outcomes? The proposal seems to implicitly assume (1) poverty is driving threats and thus reducing poverty will reduce threats and (2) small investments in conservation-oriented businesses combined with infrastructure development to improve access and delivery to local communities will lead to reduced threats (lack of education/awareness seems to also be an implied problem in the proposal). These assumptions will have to be justified (e.g., why would improved infrastructure boost tourism rather than, or in addition to, accelerating existing threats?). The project proposal should also be clear on exactly what community-based interventions are proposed, how were they identified, and how they are hypothesized to reduce biodiversity threats in the short-term and beyond the life of the project.

The latest project document has incorporated more information to address these issues, particularly the one related to component two, and specifically the link between enhanced economic opportunities for communities living near the Park, and reducing pressure on the protected resources, while also enhancing capacity of land restitution beneficiaries to implement co-management agreements that have both economic and environmental positive outcomes. This component addresses one of the two main threats to the Park: although the iSimangaliso Wetland Park currently enjoys comparatively good levels of on-the-ground protection, it is nonetheless at risk from future incompatible changes in the use of land and natural resources.  Besides, there is a wide range of natural resources harvested by communities living in and around the Park, some of which are permitted but regulated. In view of the relatively large population of rural poor that live in vicinity of the Wetland Park, there is a need to proactively address their needs and aspirations for improved employment and livelihood opportunities in ways that are compatible with conserving the park's rich biodiversity and other important natural values. Component 2 is intended to diversify and scale-up environmentally sustainable economic activities, compatible with biodiversity conservation, while strengthening the linkages to improved employment and livelihood opportunities for nearby residents. The component does not include infrastructure development or community-based interventions. The focus of the intervention will be towards helping young people and small and medium entrepreneurs expecting trickle down effects to positively affect other people and businesses.

Regarding the comment about the third component, its purpose as expressed in the project document, is to improve the capacity of the iSimangaliso Authority and other relevant stakeholders for biodiversity conservation. This improvement in capacity is required not only to successfully implement the first two components of the project that address the two main threats to the region biodiversity: changes in the hydrological regime and incompatible future land uses, but also to contribute in guaranteeing the sustainability of the results achieved with the project.

Finally, the project document acknowledges the fact that there has been scientific work around the wetland restoration in the iSimangaliso Park. Particularly, previous studies have focused on a wide range of physical and ecological aspects of the Lake St Lucia system. More recent studies have highlighted the importance of adequate quality freshwater and adaptive management. Various studies on short-term management solutions have considered the options for diverting freshwater from the Umfolozi river into the St Lucia estuary, however it has also been noted that there are gaps in available data. Most significantly, no studies done to date on the Lake St Lucia system and its link with the Umfolozi mouth and floodplain have considered possible management solutions from an integrated multidisciplinary perspective. And, nor has there been a study which focuses on a preferred solution which is geared towards an intervention which has been tested and costed. One of the PPG activities has been to develop a scoping study to prepare terms of reference (ToR) for a Options/EIA study and consultation which will provide an analysis of alternative possible solutions, based on sub-studies covering sediments analysis, hydrology, catchment management, ecological functioning, socio-economic analysis, and resource economics analysis. Component 1 will thus continue the process focusing on developing a full options study that will take into account the Environmental and Social Impact Assessments and analyze sediment load, hydrology, ecological systems, socio-economics and resource economics to select the best long term ecologically feasible solution taking into account social, financial and economic considerations, as well as initial investment in follow-up actions needed to restore the St. Lucia wetlands to a state of improved ecological functioning (more details in Annex 1 and Annex 4 of the Project Document).

III. Comments from Council Members (Intersessional Work Program)

Comments from Germany

- The overall project concept makes sense in our view and should be developed to a full project proposal accordingly.

- Changes especially regarding the formulation of community related activities outlined in the STAP review should be made during further development of the proposal and during project implementation.

Comments from the United States

- We concur with the STAP team on the need to flesh out the second component (e.g., community-based conservation) as the project proposal is developed. The final project proposal should clearly answer the following question: how will community investment in local economic and cultural development lead to environmental outcomes? The proposal seems to implicitly assume: (1) poverty is driving threats and thus reducing poverty will reduce threats; and (2) small investments in conservation-oriented businesses combined with infrastructure development to improve access and delivery to local communities will lead to reduced threats. Lack of education/awareness seems to also be an implied problem in the proposal. These assumptions will have to be justified. For example, improved tourism might boost tourism, which could benefit the park, but it also could accelerate existing threats. The project proposal should also be clear on exactly what community-based interventions are proposed, how were they identified, and how they are hypothesized to reduce biodiversity threats.

- We believe that a large number of scientific studies have already been done for this famous wetland and question the need for more in order to begin taking conservation action. The Bank may want to reconsider funding this objective and allocating funding to other objectives. If not, then this part of the proposal should be better justified.

Response

Response to these Council comments is the same as the response provided for the issues raised during the STAP Screening of the PIF.

# IV. Response to GEFSEC comments (Review sheet of June 4, 2009)

General Note from World Bank Team: The Results Framework and the PAD has been revised during negotiations in June to take into account the comments received by GEFSEC and to fully align the Project Document with the PIF. All the comments have been addressed as below.

Comment 1 (Review Criteria-Project Design Point 7): While the location of the project remains the same, the GEB are no longer visible from the point of view of the GEF investments. The Objective, Outcomes and Outputs of the project were changed from PIF to CEO Endorsement. GEF was not consulted or informed on these significant changes in the architecture of the project, making very difficult to see how GEF investments will be translated into tangible GEB.

Response: The Global Environmental Objective (GEO) as stated in the PIF has been included in the revised PAD after negotiations to cover long term outcomes.  The names of the components and the expected outputs have been listed now almost as they were originally in the PIF. The major threats to the iSimangaliso Park, to its survival and to its biodiversity, are being addressed by the project leading to important GEB. The entire Results Framework has been built under the rational that a necessary condition to have tangible global benefits is to address the main threats. The relation between project design and global biodiversity benefits is therefore at the core of the project and is fully consistent with the PIF.  A METT indicator is included in the Project Development Objective outcome indicators and is also present in the Grant Agreement, as project performance indicator.

Comment 2 (Review Criteria-Project Design Point 8 and Pont 13): The Objectives, Outcomes, and Outputs of the project were radically changed from PIF Approval (August 2007) to CEO Endorsement (June 2009). The CEO Endorsement needs to be re-aligned with the PIF as approved by Council.

# Response:  See answer to point 1 above.

Comment 3 (Review Criteria-Project Design Point 10): Although various projects were listed at PIF and CEO Endorsement (as well as in Annex 2 of the PAD), there is no reference as of the coordination activities that took place or will take place during the proposed implementation. Please describe the specific coordination activities with the projects listed in the previous docs.

# Response: The team discussed with the different projects counterparts and UNDP the idea of creating a community learning group among GEF projects and related projects in South Africa. This group can exchange visits, meet virtually on websites, organize joint training, and some joint missions.  There is a lot that can be learned and shared. Additional text to reflect the above has been added in Annex 2 of the PAD, and has been further clarified in this CEO Endorsement Memo.

Comment 4 (Review Criteria-Project Design Point 12): There is a short description listing the alternatives that were considered and why they were rejected. Thanks. Nevertheless, the economic analysis with the detailed cost-benefits and cost-effectiveness of proposed project interventions that was going to be conducted as part of the project preparation, was not included (p.7 of PIF). Please provide the economic analysis.

Response: During the course of preparation, it was found that an economic and financial analysis is not applicable for the entire project. As has been explained in Section IV A of the project document, for component 1, the analysis of options will take into account economic and financial considerations before the preferred alternative is chosen. For component 2, sub grants will be given only to the SMMEs that have an economic and financial viable business plan. Therefore the project conducted the incremental cost analysis which has been detailed in the Incremental Cost Analysis Annex.

For determining the cost-effectiveness analysis of different project design alternatives, a qualitative analysis of three different alternatives was done by the Project Team, analyzing strengths, weaknesses, costs and biodiversity benefits of each alternative. This project design (alternative N 3) was the most cost-effective and used to design the project.

Comment 5 (Review Criteria-Project Design Point 14): None of the Risks listed at PIF stage made it into the CEO Endorsement. Do these risks no longer exist, or they were not relevant in the first place? How much of this is the result of changing the architecture of the project from Objectives to Outputs?

# Response:  Three out of four risks listed in the PIF are also present in the Project Appraisal Document (PAD), even if phrased slightly differently. Particularly:  Risk 4 of the PIF corresponds to first Risk to PDO in the PAD; Risk 2 of the PIF corresponds to Risk 2 to the PDO in the PAD; Risk 3 of the PIF corresponds to Risk 5 to Components in the PAD. The other risks were reconsidered during preparation: some added and some cancelled.

Comment 6 (Review Criteria- Justification for GEF Grant Point 15): It is not clear how GEF investments relate to GEB to be derived from this project through incremental reasoning.

Response: As has been explained in the revised incremental costs reasoning (Annex 9), the GEF financed activities now would lead to global biodiversity conservation benefits by substantially reducing the two main threats (changes in the hydrological regime and risk of incompatible future land uses) to biodiversity of the Wetland Park and by producing and/or implementing various Management Plan for the Park Natural Resource.  In the absence of GEF support these activities would not be undertaken and only day to day management of the Park will be undertaken leading to the reduced resilience, sedimentation and drying up of the St Lucia Wetland, and to the loss of the great biodiversity dependant on a healthily functioning ecosystem of the Lake St Lucia system..

Comment 7 (Review Criteria- Justification for GEF Grant Point 16): It is not clear that the proposed outcomes and GEB will be affected, particularly in Component 1 ($2.8M from GEF). Some of the proposed outputs were part of the PPG.

# Response: By refocusing the project on the major threats to the biodiversity of the Park, the outcomes are strongly related to GEF. In fact if the project with GEF funds does not address the hydrology issue, the wetland will dry up leading to major biodiversity losses. The PPG was only covering scoping studies, while the major options work will be done during implementation.

# A lot of work has been done to design Component 1, where it became clear that a holistic solution was needed to solve the hydrology issue with the objective of conserving biodiversity. As it became clear during preparation, the scientific community in South Africa has strong different views of the possible cause and solutions to the hydrology project. While the PPG focused on financing a Scoping Study/Literature Review of the existing different views, the Project with Component 1.1 will focus on analysis of different options to solve the hydrology issues with the objective of conserving its biodiversity, through a wide consultation process, using ecological, hydrological, environmental, social, financial, economic and political criteria to arrive to a preferred solution. This piece of work will produce 2 outputs that were already listed in the PIF including (1). Study on options for the restoration of the Umfolozi Swamp and its impact on St Lucia Estuary; (2). Study on various aspects of the park ecosystem functioning. These are major pieces of work that will require over 2 years to be completed. After that Component 1.2 will start the implementation of some activities. The PPG financed the background work and the preparation of ToR for the big option study for the restoration if the Umfolozi Swamp.  The Environmental Assessment and Social Assessment work done during the preparation had as a product the Safeguard Diagnostic Report and the Resettlement Framework and Process Framework, that are very different documents from the Impact Assessment of different options to solve the hydrology issue.

Comment 8 (Review Criteria- Justification for GEF Grant Point 18): It is not clear why it is necessary to invest an additional $0.99M on Feasibility and ESIAs when there was a PPG taking care of some of these.

# Response:  See above answer to Comment 7 above.

Comment 9: (Review Criteria- Justification for GEF Grant Point 21): Please point to the Budgeted M&E Plan. This plan was not included in the Annex 3 or in Section III.C p. 21 of the project document as stated in the GEF Request for Endorsement.

Response: M&E budget is embedded within component 3 of the project. As a usual practice in the project document the costs for M&E activities are part of the component costs and not separated as a distinct budget line. However the costs were culled out and presented separately for GEF purposes only. These are an estimated total of US$250,000 of which $90,000 supported by the GEF and $160,000 from the South African government. The reference provided for Annex 3 and Section III C were for reference to the methodology for M&E of outcomes/results.

# IV. Response to GEFSEC comments (Review sheet of August 4, 2009)

Comment 1 (Review Criteria-Project Design Point 7): According to Annex 4 of the PAD, and the agreed minutes of negotiations, the Feasibility Study:According to Annex 4 of the PAD , and the Agreed Minutes of Negotiation (WB-South African Government), the Feasibility Study (i.e. Analysis of alternatives, or Study on Option), and ESIA will be carried out and charged to GEF ($1.4M). This is the same as stated in the original CEO Endorsement submitted May 13. GEF would support the suite of conservation management activities listed in the PIF but should not cover the cost of these studies by itself.

Response: The hydrology issue is one of the two major biodiversity issues for the Park. The solution to solving the  hydrology problem will solve a biodiversity issue and not a development issue.  The Feasibility Study and ESIA will look at alternatives, and were listed in the original PIF as Study on Options for the Restoration of the swamp. These two studies represent incremental expenses, that can not be covered by the normal Government budget that Treasure gives to iSimangaliso. In fact iSimangaliso budget can only be used to operate the Park. The co-financing for each components of the project is not a cofinancing of expenditures ($ 1:$1 for example), but a co-financing of components. Some sub-components are financed 100% by GEF and other 100% by Government.  Government contribution is in kind and represents the baseline, and normal running of Park Operations. The Government of South Africa agreed to make the  $ 1.4 M set aside for the implementation of the preferred feasible solution, contingent to actually finding a solution. If nothing is feasible these funds will either be reallocated to other components or will be cancelled. This decision will be taken at mid-term review when a possible restructuring can be suggested by the Government, the World Bank and GEF. Additional Text to clarify this point (pages IX, 8 12,27, 29, 51,85,87,88),  has been added in the PAD and has been further clarified in this CEO Endorsement Memo. A risk was  added in the riks matrix of the PAD (page 16) to stress the difficulties of finding a feasible solution after more than 50 years that this problem existed.

Comment 2 (Review Criteria-Project Design Point 8) :This has been done to a certain extent. Please address issue under item 8

# Response:  See answer to comment 1 above.

Comment 3 (Review Criteria-Project Design Point 10): While the lit of related project is clear and the idea of the creating a community learning group among GEF projects has been stated, the issue of the coordination activities to prepare this project has not been addressed. Please be specific about what was done.

# Response:

During preparation, the project coordinated with other related activities in South Africa and in the region through various meetings held between the World bank, UNDP, SANBI, DEAT, NGOs, local stakeholders and iSimangaliso to discuss synergies, lesson learnt, and the creation of the community learning group.

# Additional text to reflect the above has been added in Annex 2 of the PAD, and has been further clarified in this CEO Endorsement Memo.

Comment 4 (Review Criteria-Project Design Point 12): If no economic analysis was carried out for the project, how was the $1.4M for follow-up action (Component 1.2) estimated? What actions were budgeted for?

Response: See answer to comment 1 above. The costing of project activities weas done using COST_TAB program. The $ 1.4 for sub-component 1.2 (now contingent to finding a solution), is set-aside for follow up activities (investmenton the ground), to make sure that the amount for investment is at least equal to the resources needed for the option study. The hydrological solution is likely to require more funds that will come from the Government programs, but the $ 1.4 M represents an important capital to leverage additional funds to match the cost of investment.

Comment 5 (Review Criteria-Project Design Point 16):  This issue was addressed in the revised CEO endorsement. Please see comment to Point 7

# Response:  See answer to comment 1 above.

Annex c: consultants to be hired for the project using gef resources

| Position Titles | $/ person week* | Estimated person weeks** | Tasks to be performed |
| --- | --- | --- | --- |
| For Project Management |  |  |  |
| Local |  |  |  |
| Project Coordinator | 2000/week | 260 weeks | Responsible for horizontal integration of the project activities in organization, project planning, procurement, coordination, reporting (progress and M&E), coordination of consultation, M&E, liaison with the World Bank, coordination of Institutional capacity building (component 3). |
| International |  |  |  |
| Justification for Travel, if any: |  |  |  |
| For Technical Assistance |  |  |  |
| Local |  |  |  |
| Facilitators for Stakeholders workshops and Options studies | 760/week | 24 weeks (2 people) | Facilitate the implementation of the workshops and studies involved in Component 1 (4 weeks for 3 first years) |
| Umfolozi Project Technical Officer | 1000/ week | 260 weeks | Responsible for implementing component 1 |
| Consultant SMME strategy | 2160/week | 10 weeks | Setting up SMME strategy and Implementation Plan (subcomponent 2.1) (25 days per year for 2 first years) |
| Capacity building consultant | 650/week/person | 690 weeks (3 people) | Implementation of the capacity building activities within subcomponent 2.1 |
| SMME Program technical officer | 1000/ week | 260 weeks | Responsible for implementing one activity of component 2: SMME program. |
| Education Fund and Capacity Building Technical officer | 1000/ week | 260 weeks | Responsible for implementing two activities within component 2: Education Program and Capacity building of Land Claims trusts. |
| Academic Support Consultant | 760/week/person | 240 weeks (3 people) | Responsible for implementing the Academic Support Program within subcomponent 2.2 (80 days per year) |
| Training needs assessment | 1670/week | 12 weeks | Develop the assessment to identify the training needs for each trust (subcomponent 2.3) (60 days in first year) |
| Consultants for training and mentoring | 630/week/person | 330 weeks (3 people) | Training and mentoring to the land claims trusts including strategy development on implementation of Co-Management Agreement.(subcomponent 2.3) (112 days per year) |
| Facilitators for study tours | 312/week/person | 144 weeks (2 people) | Facilitate 2 study tours for each of 9 land claims trusts over 5 years, one of 5 days and one of 3 days; each study tour with 20 people (subcomponent 2.3) |
| Environmental Consultant | 610/week | 260 weeks | Review TORs, draft reports, check legislation, etc.(Component 3) |
| International |  |  |  |
| Options Studies & ESIAs | 430/week/person | 2160 weeks (12 people) | Technical studies included in the Component 1 of the project (first 3.5 years) |
| Justification for Travel, if any: |  |  |  |

*  Provide dollar rate per person weeks or months as applicable;  **  Total person weeks/months needed to carry out the tasks.

Annex d:  status of implementation of project preparation activities and the use of funds

explain if the ppg objective has been achieved through the ppg activities undertaken.

The PPG activities have made substantial progress towards achieving the PPG objective of preparing the project. The greatest focus of effort and progress has been in the preparation of the final documents for the Project Document (PAD); e.g. a resettlement framework and process framework has been prepared.  Procurement of key technical studies is being finalized and results are expected by July 2009. These results will include terms of reference for the options study to be conducted in component 1 of the project, and are not expected to change the project design.

- describe findings that might affect the project design or any concerns on project implementation, if any:

The resettlement framework and process framework has identified measures that will be implemented if resettlement or restriction of access to resources in the park occurs during project implementation (for details refer to the resettlement framework and process framework included in the project document.)

- provide detailed funding amount of the ppg activities and their implementation status in the table below:

| Project Preparation Activities Approved | Implementation Status | GEF Amount ($) |  |  |  | Co-financing ($) |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Amount Approved | Amount Spent To date | Amount Committed | Uncommitted Amount* |  |
| 1. Institutional Analysis |  | 10,000 | 10,000 |  |  |  |
| 2. Technical studies |  |  |  |  |  |  |
| 2.1 Resettlement framework |  | 20,000 | 10,000 |  |  | 5,000 |
| 2.2 Preparation final documents for the PAD |  | 20,000 | 20,000 |  |  |  |
| 2.3 Technical studies of identified threats to biodiversity |  | 10,000 |  |  |  | 10,000 |
| 2.4. ToRs for hydrology and catchment management (include scoping study ) |  | 110,000 |  | 170,000 |  |  |
| 2.5. Options study to establish the appropriate institutional mechanism for providing funding for equity partnerships in LED and tourism development |  | 10,000 | 10,000 |  |  | 5,000 |
| 2.6. Options study to establish the appropriate institutional mechanism for disbursing funds for medium to long term education and skills development |  | 20,000 |  | 20,000 |  |  |
| 3. Project baseline and incremental costs |  | 20,000 | 20,000 |  |  | 5,000 |
| 4. Monitoring and Evaluation |  | 10,000 | 10,000 |  |  | 5,000 |
| 5. Technical studies |  |  |  |  |  |  |
| 5.1. Strategy and costing for a program to present the Park’s world natural and cultural heritage values to the public |  |  |  |  |  | 10,000 |
| 5.2. Communication / Consultation Strategy for the project |  |  |  |  |  | 10,000 |
| 5.3. An Integrated Management Plan (incl public consultation) |  |  |  |  |  | 70,000 |
| 6. Project Management and Coordination |  | 30,000 | 20,000 | 10,000 | 0 | 50,000 |
| 7. Stakeholder Consultations |  | 50,000 | 10,000 |  |  | 50,000 |
| Total |  | 310,000 | 110,000 | 200,000 | 0 | 220,000 |

*  Any uncommitted amounts should be returned to the GEF Trust Fund.  This is not a physical transfer of money, but achieved through reporting and netting out from disbursement request to Trustee.  Please indicate expected date of refund transaction to Trustee.

annex e:  calendar of expected reflows

Provide a calendar of expected reflows to the GEF Trust Fund or to your Agency (and/or revolving fund that will be set up)

N/A, because there is not a non-grant instrument included in the project.

“Lake St Lucia System” means Lake St Lucia and its estuary as well as the uMfolozi River mouth and uMfolozi-Umsunduze floodplain

“Lake St Lucia System” means Lake St Lucia and its estuary as well as the uMfolozi River mouth and uMfolozi-Umsunduze floodplain

“Lake St Lucia System” means Lake St Lucia and its estuary as well as the uMfolozi River mouth and uMfolozi-Umsunduze floodplain

Including geomorphology, sedimentology, hydrology, salinity, turbidity, suspensoids, phytoplankton, macrophytes, zooplankton, microphytobenthos, fish, birds, reptiles, mammals, episodic events, ecosystem functioning, conservation and management

Dr. Ricky Taylor, State of St. Lucia, Ezemvelo KZN Wildlife, March 2008

D.P. Cyrus, H. L. Jerling, R.K. Owen & L. Vivier, Ecological Impacts of a Short-Term Diversion of the Umfolozi/Umsunduzi Estuary into the St Lucia System, Coastal Research Unit of Zululand, University of Zululand, February 2008.

Ibid., p.10.