GEF-6 Project Identification Form (PIF)

Project Type:

Type of Trust Fund:

information about GEF, visit TheGEF.org

PART I: Project Information

| Project Title: | ENVIRONMENTALLY SOUND MANAGEMENT AND DISPOSAL OF POLYCHLORINATED BIPHENYLS [PCBS] IN THE REPUBLIC OF SOUTH AFRICA |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Country(ies): | Republic of South Africa | GEF Project ID: |  |  |  | 9576 |
| GEF Agency(ies): | DBSA | GEF Agency Project ID: |  |  |  | TBC |
| Other Executing Partner(s): | Africa Institute | Submission Date: |  |  |  | 22-07-2016 |
| GEF Focal Area(s): |  | Project Duration (Months) |  |  |  | 60 |
| Integrated Approach Pilot | IAP-Cities IAP-Commodities IAP-Food Security |  |  | Corporate Program: SGP |  |  |
| Name of parent program: | [if applicable] |  | Agency Fee ($) |  | 741,825 |  |

A. indicative Focal Area  Strategy Framework and Other Program Strategies

| ### Objectives/Programs (Focal Areas, Integrated Approach Pilot, Corporate Programs) | ### Trust Fund | ### (in $) |  |
| --- | --- | --- | --- |
|  |  | ### GEF Project Financing | ### Co-financing |
|  |  | 8,242,500 | 40,250,000 |
| Total Project Cost |  | 8,242,500 | 40,250,000 |

B. indicative Project description summary

| ### Project Objective: To reduce and eliminate the use and releases of PCBs to the environment through development and implementation of pilot project on Environmentally Sound Management (ESM), and the disposal of PCB-contaminated equipment and PCB-containing oils and wastes in South Africa. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Components | ### Financing Type | ### Project Outcomes | ### Project Outputs | ### Trust Fund | ### (in $) |  |
|  |  |  |  |  | ### GEF Project Financing | ### Co-financing |
| 1. Institutional Capacity Building and Awareness Raising |  | Key institutions are enabled to manage PCBs in an Environmentally Sound Manner, and awareness raised on the adverse effects of PCBs. | 1.1 Institutional capacity for the ESM of PCBs and PCB containing equipment and wastes evaluated 1.2 Training workshops for representatives of key stakeholders undertaken (on PCB Management) 1.3 A National PCB equipment tracking and record keeping system upgraded. 1.4 Sampling, analysis and monitoring capacity evaluated and strengthened |  | 1,600,000 | 8,000,000 |
| 2. Final treatment and disposal of PCB contaminated oils and wastes | INV | Collection and final treatment and Disposal of PCB wastes | 2.1 Technology Transfer for PCB treatment and destruction through open international tender process, local authorizations and permits and through PPP model. 2.2 Final Treatment of 2,500 tons of PCB containing equipment, PCB contaminated oils and wastes undertaken. 2.3 Occupational Health and Safety Issues incorporated and complied with. |  | 6,000,000 | 30,000,000 |
| 3. Monitoring and Evaluation |  | Monitoring and Evaluation framework developed | 3.1 An M & E mechanism designed and implemented according to GEF M & E procedures 3.2 Mid-term and Terminal Evaluation Reports |  | 250,000 | 1,250,000 |
| Subtotal |  |  |  |  | 7,850,000 | 39,250,000 |
| Project Management Cost (PMC) |  |  |  |  | 392,500 | 1,000,000 |
| Total Project Cost |  |  |  |  | 8,242,500 | 40,250,000 |

For multi-trust fund projects, provide the total amount of PMC in Table B, and indicate the split of PMC among the different  trust funds here: (     )

C. Indicative sources of  Co-financing for the project by name and by type, if available

| Sources of Co-financing | Name of Co-financier | Type of Co-financing | Amount ($) |
| --- | --- | --- | --- |
|  | DEA |  | 8,000,000 |
|  | ESKOM & Municipalities |  | 20,000,000 |
|  | Mining Companies & PCB Treatment co. |  | 10,000,000 |
|  | Africa Institute |  | 1,050,000 |
|  | DBSA |  | 1,200,000 |
| Total Co-financing |  |  | 40,250,000 |

D. Indicative Trust Fund  Resources Requested by Agency(ies),  Country(ies) and the Programming of Funds a)

| GEF Agency | Trust Fund | Country/ Regional/ Global | Focal Area | Programming of Funds | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | GEF Project Financing (a) | Agency Fee (b)b) | Total (c)=a+b |
| DBSA |  | Republic of South Africa |  |  | 8,242,500 | 741,825 | 8,984,325 |
| Total GEF Resources |  |  |  |  |  |  | 8,984,325 |

- Refer to the Fee Policy for GEF Partner Agencies.

E.  Project preparation grant (ppg)

Is Project Preparation Grant requested? Yes    No  If no, skip item E.

PPG  Amount requested by agency(ies), Trust Fund,  country(ies) and the Programming  of funds

| Project Preparation Grant amount requested: $300,000 PPG Agency Fee: 18,000 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GEF Agency | Trust Fund | Country/ Regional/Global | Focal Area | Programming of Funds | (in $) |  |  |
|  |  |  |  |  | PPG (a) | Agency Fee (b) | Total c = a + b |
| DBSA |  | Republic of South Africa |  |  | 200,000 | 18,000 | 218,000 |
| Total PPG Amount |  |  |  |  | 200,000 | 18,000 | 218,000 |

F.  Project’s Target Contributions to Global Environmental Benefits

Provide the expected project targets as appropriate.

| Corporate Results | Replenishment Targets | Project Targets |
| --- | --- | --- |
| - Maintain globally significant biodiversity and the ecosystem goods and services that it provides to society | Improved management of landscapes and seascapes covering 300 million hectares | Hectares |
| - Sustainable land management in production systems (agriculture, rangelands, and forest landscapes) | 120 million hectares under sustainable land management | Hectares |
| - Promotion of collective management of transboundary water systems and implementation of the full range of policy, legal, and institutional reforms and investments contributing to sustainable use and maintenance of ecosystem services | Water-food-ecosystems security and conjunctive management of surface and groundwater in at least 10 freshwater basins; | Number of freshwater basins |
|  | 20% of globally over-exploited fisheries (by volume) moved to more sustainable levels | Percent of fisheries, by volume |
| - 4. Support to transformational shifts towards a low-emission and resilient development path | 750 million tons of CO2e mitigated (include both direct and indirect) | metric tons |
| - Increase in phase-out, disposal and reduction of releases of POPs, ODS, mercury and other chemicals of global concern | Disposal of 80,000 tons of POPs (PCB, obsolete pesticides) | 2500 (PCB oils & contaminated equipment) metric tons |
|  | Reduction of 1000 tons of Mercury | metric tons |
|  | Phase-out of 303.44 tons of ODP (HCFC) | ODP tons |
| - Enhance capacity of countries to implement MEAs (multilateral environmental agreements) and mainstream into national and sub-national policy, planning financial and legal frameworks | Development and sectoral planning frameworks integrate measurable targets drawn from the MEAs in at least 10 countries | Number of Countries: |
|  | Functional environmental information systems are established to support decision-making in at least 10 countries | Number of Countries: |

part ii:  project JustiFication

1. Project Description. Briefly describe: 1) the global environmental and/or adaptation problems, root causes and barriers that need to be addressed; 2) the baseline scenario or any associated baseline projects, 3) the proposed alternative scenario, GEF focal area strategies, with a brief description of expected outcomes and components of the project, 4) incremental/additional cost reasoning and expected contributions from the baseline, the GEFTF, LDCF, SCCF,  and co-financing; 5) global environmental benefits (GEFTF) and/or adaptation benefits (LDCF/SCCF); and 6) innovation, sustainability and potential for scaling up.

1.1 Global Environmental Problems, Root causes and Barriers:

PCBs are a class of synthetic organic chemicals that have a low electrical conductivity, high resistance to thermal breakdown, oxidants and other chemicals. They are widely used as dielectric fluids in electrical transformers and capacitors. In South Africa, the municipalities, Eskom (the country’s only utility company) and other energy intensive industries including mines are known to own and manage electricity generating and transmission equipment which could contain PCB oils.

There is a lack of capacity on public health and environmental impacts of PCB lifecycle management. PCBs are considered to be immunotoxic. Some of the adverse effects associated with the exposure to PCBs include damage to the immune system, liver, skin, reproductive system, gastrointestinal tract and thyroid gland. It has been noted in consultations done during the implementation of the Regulations to phase out PCB materials and PCB contaminated materials  that community members unknowingly use PCB contaminated oils for different purposes e.g. traditional healers prescribe the used and contaminated oils for medicinal purposes whilst other individuals believe that the oils have a healing effect on diseases such as arthritis.

South Africa  is party, among others, to four international chemical-related conventions and agreements which together provide an international framework governing the environmentally sound management of hazardous chemicals and wastes throughout their life cycle.  These include Stockholm Convention, Basel Convention, Rotterdam Convention and Montreal Protocol. Besides this, South Africa also supports the Strategic Approach to International Chemicals Management (SAICM).

The Stockholm Convention banned the production of PCBs, but gives parties to the Convention until 2025 to take action to phase out the use of PCB oils and equipment contaminated with PCBs. Recovered PCBs must be treated and eliminated by 2028. Although PCBs were never produced in South Africa, PCB oil and equipment containing PCBs were imported in oil and equipment for the power generation and distribution sector. PCBs have been listed asa Group II hazardous substance in South Africa by the Hazardous Substances Act, 1973 (Act No.15 of 1973) and have been allocated a unique  code in  Tariff Book. This allows them to be identified specifically on import. They are also placed on the Customs and Excise list of “Prohibited and Restricted” imports and exports, thus  any PCBs and PCBs containing equipment entering the country are expected to be retained by the Customs Division. This means that no further imports of PCBs are expected to be received into the country except those exempted by the Regulations.

The Department of Environmental Affairs (DEA) is the lead executing organ of the state regarding the implementation of the Stockholm Convention in South Africa. With respect to the environment, DEA is among others responsible for setting national policies, norms and standards. On 10th July 2014. DEA published Regulations to phase-out the use of Polychlorinates Biphenyls materials and Polychlorinated Biphenyls contaminated materials under section 44(1) (aA) and (aB) of the National Environmental Management Act, 1998 (Act No. 107 of 1998). The main objective of the Regulations is to phase-out the use of PCBs in electrical equipment by 2023 and dispose off the resulting wastes by 2026. The usage, storage, import, export and selling of PCB equipment is prohibited upon the coming into effect of the regulations. However, PCB holders may continue to use or store PCBs and PCB equipment as long as their activities are registered with DEA and their intentions declared and specified in their  phase-out plans submitted and approved by the Department. Despite the entry of the PCB Regulations into force, some stakeholders did not provide comprehensive data and submitted phase-out plans face the risk of not being easily implemented.

According to the NIP, in 2005-2010, South Africa made some efforts to destroy  identified PCBs. This activity was been initiated mainly by the industrial sectors. In total, about 1,000 tons of PCB equipment has been destroyed. Nevertheless, no PCB decontamination facility has been established yet, and the absence of national PCB disposal options continues to pose a major challenge for South Africa to accelerate its efforts to meet the obligation of the Stockholm Convention.

South Africa is facing some challenges on the ground and the gaps to be addressed by this project are:

- The municipalities across the country do not for the most part, have specific schemes or administrative mechanisms governing PCB oils, equipment and wastes and may still procure PCB contaminated transformers for second hand use;

- The owners of PCB equipment currently lack the means to apply Environmentally Sound Management  practices to PCB equipment in service, in storage or out of service, let alone even to identify PCB containing equipment in most cases;

- Despite awareness raising efforts during PCB Regulations implementation, owners of PCB oils, equipment and wastes are frequently unaware of the threats that PCB pose to human health and the environment, hence electrical equipment is not managed in any environmentally sound manner;

- There is limited capacity in the country at the moment to manage PCBs in an enviornmentally sound manner within the private sector but this capacity is not very well known by the PCBs owners;

- There are no systematic investment mechanisms to support the ESM of PCB wastes within the country;

- The preliminary national inventory available as a result of NIP development is not sufficiently detailed for the purposes of phase out and disposal planning and detailed inventories verification of equipment will be needed at enterprise level in the early stages of the full project.

1.2 Baseline Scenario and Associated Baseline Projects

As party to the Stockholm Convention, South Africa has made strides in putting in place and implementing mechanisms to enable its compliance to this treaty.  Such initiatives include policies, regulations and formulation of the NIP through an intensive stakeholder consultation process. Through stakeholder engagement, the challenges and gaps, mentioned above, on the sound management of PCBs were unearthed.

Although PCBs were never produced in South Africa, PCB oils and equipment containing PCB oils were imported for use mainly in electricity generation. PCBs have been listed as a Group II hazardous substance in South Africa and have been allocated a unique tariff code in the South African tariff book. This allows them to be identified specifically on import and PCBs have been placed on Customs and Excise list of “Prohibited and Restricted” imports and exports. The Customs Division is  therefore expected to retain any PCBs and PCBs containing equipment entering the country and no further imports of PCBs are expected to be received into the country.

The NIP assessment estimated the presence of more than 10,000 transformers in which the dielectric fluid is contaminated by PCB at a level greater than 0.05% PCB; thus, above the low POP content that is laid down in the Basel Technical Guidelines on POPs as Waste. The estimated total weight of these transformers is 10,000 tonnes, including about 2,000 tonnes of contaminated soils.

In order to enable better management of existing PCB oils and contaminated equipment, a national standard on Mineral Insulating Oil Management referred to as the SANS 290:2007 has been developed. This standard identifies materials containing between 51-500 ppm as PCB contaminated and material containing in excess of 500 ppm  as PCB containing materials. The standard prescribes certain inspection, labelling, retro-filling and management measures to mitigate the risks associated with these materials.  This standard is used closely by the few transformer servicing companies in the country.  During the NIP development, the energy sector was identified as being the largest potential owner of PCB oils and PCB containing equipment. The main electricity supplier in South Africa is Eskom, which provides 95% of the countries’ energy requirements, and also generates electricity for export.

Further, local municipalities, mines and energy intensive industry are also known to own and manage electricity generating equipment which could contain PCB oils.  Despite the entry into force of the PCB Regulations, stakeholders did not provide comprehensive data and the submitted phase out plans face the risk of not being easily implemented by the owners. PCB regulations were promulgated on the 10 July 2014.

Eskom is part of the Southern African Power Pool (SAPP),  a regional body that was formed in 1995 through a SADC treaty to optimise the use of available energy resources in the region and support one another during emergencies. While Eskom is part of SAPP, it is not part of the regional PCB elimination project that is organized through the SAPP framework because of its large size relative to other SAPP members. However this proposed national project will link with the regional project for the sake of synergy, knowledge exchange and outreach mainly through component 2 of this project; Regional Outreach and Cooperation.

The inventory provided by Eskom for large equipment revealed that 17,086 pieces of equipment owned by the company contain PCBs with content greater than 50ppm. This equipment comprises transformers, capacitors and auxiliary equipment. It was indicated that 4% of equipment inventoried had PCB levels in excess of 500 ppm, 62% between 50 – 499 ppm, 2% between 20-49 ppm and 32% between 1-19 ppm. For the smaller pole transformers which are hermetically sealed, testing is done on failure of the equipment to determine appropriate disposal requirements. Eskom also uses this information to label other similar pole transformers from the same batch which further informs the inventory.  The company does testing of PCBs in an in-house laboratory which is accredited through the South African National Accreditation System  (SANAS)  for PCB testing. The results of the tests are included in the maintenance certificate for each piece of equipment and recorded on a label which is affixed to each piece of equipment in accordance with SANS 290.

1.3 Proposed Alternative Scenario

Based on the overall objective of this project, there are four main elements to PCB management needs for South Africa: a) upgrading and harmonizing PCB inventory and the regulatory framework at all government levels,  b) strengthening the capacity of PCB holders and key stakeholders and awareness raising for all sectors of society on ESM of PCBs,  c) extending experiences and participation to the institutions in the region in PCB management and supporting effective cooperation in the sub-region and d) final treatment and disposal of PCB oils and PCB containing equipment and wastes in an environmentally sound manner. All these will be done in a standard best practice project management mechanism/framework which will constitute the fifth element. To address the challenges described above and ensure achievement of the outcomes of this project, the following components will be implemented:

Component 1: Institutional Capacity Building and Awareness Raising

The aim of this component is to assist all PCB holders (power generation and distribution companies, mining companies and municipalities) to have the ability to verify their PCB inventories, in the first place. It is anticipated that there may be some changes (since the NIP was completed) necessitating the verification of the situation on the ground before final treatment and disposal activities are initiated. These PCB holders will be assisted to develop and upgrade their phase-out plans.

This component consists of activities such as trainer’s training and seminar/workshop for key stakeholders and development of Information, Educational and Communication (IEC) materials such as multi-media educational materials.  It also includes the demonstration and field work activities in coordination with project partners, extending technical assistance in formulating PCB Management plans. A documentation of these activities including lessons learned and best practices undertaken in pilot studies of municipalities, will be made available to all stakeholders for adoption. The activities in this component are expected to enhance the ability of PCB owners and key stakeholders in formulating their own PCB management Plans beyond 2025.

The IEC aspect of the project will bring about a better understanding and appreciation by all players including the public on the importance of having an ESM of PCB that emphasizes health and environmental impacts. The PCB owners will accordingly be better guided in their policy and decision making functions. Moreover, one outcome of IEC activities is a better understanding of applicable environmental policies and regulations by all stakeholders which in turn promote better cooperation towards achieving compliance.

While South Africa has a regulatory regime in waste and chemical management, there is seemingly lack of coordination and linkages at some levels especially at the municipal level. Thus, the project aims to promote an integrated approach in identifying, capturing, evaluating and sharing  information through the design and establishment of a knowledge management framework. Through the knowledge management network, DEA will be able to report to each PCB holder their progress regarding their phase out plan as a peer report back mechanism.

In this component, South Africa will also be assisted to establish a comprehensive and functional PCB management institutional setup that will cascade down to the municipal level. Training workshops for representatives of key stakeholders will be undertaken. The current national database for PCB inventory at the national level will be upgraded to allow recording, mapping and tracking of the PCBs and PCB contaminated equipment throughout the country.  More importantly, the DEA will be capacitated to monitor the phase-out plans, through spot sampling and analysis at an arranged facility. This component will address local employment and expertise challenges. Some of the training workshops will include participants from other countries, particularly those from the 12 countries participating in the GEF funded SADC regional project to ensure their exposure to ESM technology (as proposed in component 2 of this project) on PCBs to ensure regional collaboration and sustenance that will benefit both the region and South Africa.

Component 2:  Final treatment and disposal of PCB contaminated oils and wastes

This component will comprise of the actual collection, treatment and disposal of at least 2,500 tons of PCB contaminated oils and equipment in an Environmentally Sound Manner.  The equipment will be labelled, packaged, transported, temporarily stored, where necessary and finally treated.   During the collection phase, verification of the concentrations will be done in order to classify PCB contaminated wastes that will be sent for incineration outside the region, while PCB concentrations below 1000 ppm will be treated within the country.

The existing treatment facilities of Hazardous Wastes in the country will be evaluated and possibly upgraded through a technology transfer process based on a Public Private Partnership (PPP) initiative which will be implemented in a transparent manner.  At this level, technology transfer,  skills and jobs for sustainability and support of South African economy and the region at large shall be achieved.

The outputs of this component shall be an operational management system for identification, tracking, collection, packaging, transport, interim storage, record keeping and disposal of PCBs and PCB containing equipment and wastes.  A report of verified and final treatment of 2,500 tons of PCB containing equipment (capacitors), PCB contaminated oils and wastes in and environmentally sound manner will be the main achievements. As a means of achieving this goal, a non-combustion technology transfer to South Africa will be obtained through an open international tender process, local authorizations and permits and PPP model.

Component 3: Monitoring and Evaluation

A Monitoring and Evaluation framework will be designed and implemented in accordance with DBSA and GEF requirements.  Outputs of this component will include the annual and quarterly reports, mid-term and terminal evaluation reports. The Executing Agency through its project coordination staff shall follow through and monitor all project activities, working together with the staff of the DEA, chemicals management division, they shall produce activity reports monthly, and quarterly progress reports as well as annual Project Implementation Reviews (PIRs) which will be submitted to the Implementing agency. The Midterm review shall be undertaken by an independent consultant half way through the project implementation and at the close of the project, a terminal review shall also be undertaken together with the audit, all of which will be commissioned by the Implementing Agency.

1.4 Incremental/Additional Cost Reasoning

As indicated above, developing countries and countries with economies in transition, including South Africa, face several challenges concerning the environmentally sound management of PCB oils and PCB-containing equipment due to issues such as  lack of capacity, poor inventories, limited resources and inaccessible information and sharing of lessons as a result of unavailability of PCB Elimination Networks. To exacerbate the problem, all PCB destruction options are costly and not available in developing countries. While the success of the global efforts to rid the world of POPs have been demonstrated, developing countries are still in need of new and additional resources to address existing and emerging chemicals issues including the 'old' and 'new' POPs listed under the Convention. Further, South Africa has been a sink for PCB oils and PCB- contaminated equipment as a result of maintenance activities that have been extended to countries in the region who bring their equipment to the country to be serviced.

With its limited financial and technical capability, South Africa has, so far done all it could to manage its own PCBs including those coming from other countries in an ESM. However, audit findings have revealed that one of the local plants which was intended to treat PCB contaminated fluids up to 200 ppm is not functioning in line with international best practice and standards. The intension of this project is to ensure international state of the art technology transfer to South Africa through a PPP model to ensure that the country is technically capable to manage PCBs in an ESM. It is only through this proposed project and GEF funding that this can be achieved. Without the GEF resources, the project would not be implemented, the status quo would persist, posing a challenge of hazardous waste to human health and environment.  The GEF grant will be used to ensure the ESM of PCBs amongst local municipalities, Eskom and other stakeholders. The funds will also be used for establishing procedures for continuous updating inventory of the stockpiles, and for reviewing possible funding mechanism to achieve compliance with the NIP targets, an objective that would not be achieved if the GEF’s financial assistance would not be made available to the country.

It may also be worth noting that Eskom, the countries only utility is not participating in the regional PCB project that is funded by the GEF due to it being much larger (in term of assets and likely impact due to PCBs) than other regional utilities that are participating in the regional project. The South Africa GEF project will provide an opportunity for the ESM of PCBs in this utility. Without the GEF resources, the utility would be left out.

1.5 Global Environmental Benefits

The project is expected to achieve effective management of PCBs and contaminated equipment and eliminate known stocks in South Africa. This is essential to minimize or eliminate exposure to POPs of stakeholders directly involved in the disposal, dismantling, and recycling of PCBs containing equipment and oils, those who may be exposed due to lack of awareness on risks and others in close proximity to contaminated sites and users of used oils. Successful implementation of the project components will contribute significantly to global environmental benefits by reducing risks to human health.  Improper use of PCB oils and disposal of equipment to landfill sites, as well as mismanagement of PCBs could be eliminated through implementation of the project, thereby avoiding pollution of ground and surface water,  and reduce emissions to the atmosphere. As such, human health and ecosystems are protected, while biodiversity is also preserved.

It is expected that about 2,500 tons of PCBs materials (equipment, oils and wastes) in the country will be disposed of in an environmentally sound manner through the project. As the project will further collaborate with the SADC regional project through other countries bringing in their PCB oils and contaminated equipment for treatment and destruction, the region is expected to be technologically and institutionally capacitated to institute solutions to meet the Stockholm Convention targets and obligations.

1.6 Innovation, Sustainability and Potential for Scaling up

The project will assess possible technologies that may be adopted to address PCB management with less negative environmental impacts.  During the course of the consultation process, the possibility of existing PCB treating companies using non-thermal solutions that are available locally will be considered. Through a strong PPP process, pollution prevention and sustainability will be achieved. The technology transferred through this project for the treatment and disposal of at least 2,500 tons of PCB contaminated oils and equipment and wastes will be the first of its kind in South Africa and the region.

Strong sustainability of the project outputs will be ensured by: (i) strengthening implementation of policies, laws and regulations related to PCB management; (ii) mobilization of stakeholders to become self-sustaining given the critical mass of the project activities; (iii) collaboration with other national and local government structures; (iv) design and establishment of a knowledge management framework and; (v) financial sustainability  through the  PPP model with  companies dedicated in supporting sound management of PCBs which may be used concurrently for e-wastes and other hazardous chemicals encouraged. It is also expected that the plant that will be upgraded through this project will also accept PCBs (within the low and medium range) coming from other countries for treatment and destruction, ensuring economic viability and sustenance of the project.

2. Stakeholders

In South Africa, the Stockholm Convention is implemented by the South African Government through the Department of Environmental Affairs as the focal point. The Department works collaboratively with various other departments including Agriculture, Forestry and Fisheries (DAFF), Water and Sanitation (DWS), Trade and Industry (DTI), Science and Technology (DST) and Department of Health (DoH). In addition, several non-governmental organizations, industry bodies and para-statal organizations are consulted on the implementation of the Convention through a national chemicals stakeholder coordination committee.

The National Project Steering Committee for the development of the NIP (“the PSC”) was established in line with the UNEP Guidance Document to oversee the development of the First Generation POPs Profile and the NIP.  The PSC, chaired by DEA, is a multi-stakeholder forum and comprises of fifteen permanent member institutions and some five temporary member institutions which represent government, industry, the agricultural sector and civil society.  The NIP update is being coordinated in the same division at DEA and is expected to feed into the PCB project well.  The National Committee on Chemicals Management (NCCM) was established jointly by DEA and the DTI in 2008. The committee meets quarterly and consists of representatives from the key national organs of state which are responsible for chemicals. These national institutions include the DEA, DAFF, DST, DWS, DTI, DOT, and DOH. The major industry and NGO stakeholders are also invited to attend its meetings. The Committee’s Terms of Reference cover all the MEAs associated with chemicals management including SAICM. This Committee is responsible for preparing for international meetings, reporting back to the key national organs of state and stakeholders on decisions taken at international meetings, communicating the implications of such decisions and the actions needed to implement these decisions to organs of state and stakeholders and for coordinating national implementation.  Thus the steering committee of this project will draw from the above mechanisms and work with them throughout the implementation. Figure 1 below, depicts the proposed project structure.

Figure 1: Proposed Project Structure

The project also envisages collaboration with civil society organizations on its activities.  The civil society groups will be involved in awareness raising programs in the communities and informal sectors, especially towards the impacts of certain used oils. The key stakeholders and their roles in the project can be summarized as follows:

i. The Development Bank of Southern Africa: will act as the Implementing Agency as an accredited entity of the GEF.

ii. The Africa Institute:  for the environmentally sound management of hazardous and other wastes is a regional center for both Stockholm and Basel Conventions, will serve as the project Executing Agency. The institute has executed several projects in the region and is the strongest partner of GEF Agencies in the region.  It is currently executing the GEF-UNEP SADC PCB disposal project that covers 12 of the SADC member states.

iii. The Department of Environmental Affairs: the custodian of Environmental policy and a key regulator in in environmental issues including chemicals and wastes. This Department is the designated national authority and the focal point for the implementation of the Multi-lateral Environmental Agreements (MEAs) that relates to chemicals management and these include Rotterdam, Basel and Stockholm Conventions.

iv. Department of Trade & Industry: the driver of industrial development and trade in South Africa. This project hinges on the industrial operations that are regulated and driven by the department.

v. Department of Energy:  has oversight responsibilities over five (5) State Owned Entities (SOE) and their subsidiaries which are either classified as schedule 2 or 3 in the PFMA; these include the National Energy Regulator of South Africa (NERSA) that directly regulates ESKOM.

vi. Department of Labour: the custodian department for occupational safety and health programs include to foster a safe and healthy work environment and this project directly impinges on the exposures of workers to this class of POPs. This Department also is the focal point for the implementation of the Globally Harmonised System (GHS).

vii. Department of Health: administers the Hazardous Substances Act of 1973 and its regulations. Some of the chemicals listed by the Rotterdam and Stockholm Conventions are controlled by the same Act.

viii. Department of Mineral Resources: responsible for mining industry; many of the mining houses own electrical equipment such as transformers and capacitors that may contain PCBs and are thus at the centre of the project execution.

ix. Utility Companies: Eskom, the state-owned electricity company which provides 95% of the countries’ energy requirements, and approximately 45% of the electricity used in Africa.

x. Chamber of Mines: acts as a principal advocate for mining in South Africa to government, communicating major policies endorsed by its members. May be involved in the project through the mining companies.

xi. Department of Corporate Governance and Traditional Affairs: the overseer of local government structures namely municipalities and traditional rulers. Its mission is to ensure that all municipalities perform their basic responsibilities and functions consistently by among others supporting the delivery of municipal services to the right quality and standard.

xii. Municipalities, in South Africa, they distribute electricity and thus own some transformers.  There are 278 municipalities in South Africa, comprising eight (8) metropolitan, 44 district and 226 local municipalities. Of these municipalities, 174 are licensed by NERSA to distribute electricity. They own electrical equipment such as transformers, capacitors, mini-subs, that could be containing oil contaminated with PCBs or regarded as PCB materials.

xiii. Council for Scientific and Industrial Research; undertakes directed and multidisciplinary research, technological innovation as well as industrial and scientific development to improve the quality of life of the country’s people. CSIR will be involved in the technology related matters of the project.

xiv. Private Transformer Servicing & Recycling Companies: shall provide inside information on the status of PCB oil treatment and disposal and shall be partners in the project execution. One of the companies shall be selected through a transparent bid process to become the preferred PCB destruction partner and its capacity shall be strengthened through a technology transfer process.

xv. Scrap metal dealers: will be targeted for awareness as they receive contaminated equipment and upon processing, it could lead to cross contamination.

3. Gender Equality and Women’s Empowerment

Gender mainstreaming considerations in line with the DBSA and GEF safeguards will be made an integral part of the project strategy. The most relevant components shall have gender awareness activities in place, daily tasks and responsibilities will be considered, and increasing awareness of women to toxic substances in hazardous waste management will be highlighted. During the project implementation, women and youths who are often involved in waste business will be the recipients of IEC and trainings on health impact of toxic chemicals found in some wastes. Children will be discouraged from participating in scrap metal and used oil collection. Technicians (usually men) in transformer maintenance and disposal facilities will be provided with information on the health effects of PCBs and possible exposure of their families if mismanaged in their facilities. The technical guidelines in this project will also provide health information relevant to female engineers and technicians.

The log frame and indicators will require the collection of information in a sex-segregated manner. Gender marking which entails the inclusion in project reporting of the following data: (i) total number of full-time staff that are men/women; (ii) number of jobs created by the project that are held by men/women; (iii) number of gender sensitive publications produced shall be implemented. In the terms of the project development and implementation structures, consideration of the DBSA and GEF gender policies shall take place.

# 4. Risks

During the NIP development, there was a general reluctance to provide information. No response was received from the municipalities in particular and only four industries provided information. The reluctance to provide information could be as a result of no inventories having been taken and therefore the information not being available, or a concern that phase out plans are not in place to ensure that the phase out of PCBs by 2025 would be achieved.  This behavior may also be a result of lack of focused PCB institutional and human resources management capacity and if this problem continues, the project implementation may be at risk.

There is also need for concerted efforts on the part of equipment owners to cooperate with the DEA, in formulating, planning and establishing internal mechanisms for PCB management and maintaining them throughout the phase out plans that would be adopted. The municipalities, despite regulations being in place, tend to fail to comply and enforcement will be difficult as they are already struggling with and have prioritized the delivery of basic services.  In the same way, ESKOM, the national utility may not be in a position to prioritise the engagement on PCB activities given their challenges in basic generation of electricity; the country is sometimes experiencing power shortages which is expected to continue in the next two years while new power plants are being constructed.  The potential risks and proposed mitigation measures are summarised Table 1 below:

Table 1: Risks and Mitigation Measures

| Component | Risk | Proposed Risk Mitigation Measure | Risk Level |
| --- | --- | --- | --- |
| 1. Institutional capacity building and awareness raising | Low level of participation and support of key stakeholders for the implementation of the project | Establishment of inter-sectoral Project Steering Committee representing all relevant stakeholders | L |
| 2. Final treatment and disposal of PCB wastes | Not enough PCB waste to ensure commercial viability of identified technology options | Establishing close links to the NIP project (update of inventories) | M |
|  | Serious threats to human health and the environment due to releases of PCBs during the removal, transport and treatment of PCB waste. | Development and implementation of environment management plans to mitigate possible risks. Using the ESM guidelines to the letter. | L |
|  | Potential transformer holders not willing to identify target transformers and to report PCB-containing equipment and related waste | Identification of potentially conflicting stakeholder interests through involvement of stakeholders in the project design process | M |
|  | Accidents and environmental releases during transport of PCB waste to interim storage sites | Standard operating procedures (SOPs) and technical guidelines prepared and disseminated; technical training workshops held | L |
| 3. Overall Project management, including Monitoring and Evaluation | Delay in project implementation as well as monitoring and evaluation may cause delays in holding meetings and issuing required reports | Proper communication channels are established | M |
|  | Delay in procurement, licensing, contracting – PPP model is quite an involving process | Streamlining processes and close involvement of stakeholders to ensure facilitated decision-making process Project also aims to upgrade an existing facility, not all processes will be implemented from the beginning | M |

# 5. Coordination with other Relevant GEF-financed and other initiatives

This project builds on the NIP that was formulated and submitted by the country in the year 2012 in which the baseline situation with regards to the 12 POPs including PCBs was analysed. The NIP was funded by the GEF. The project  also  seek linkages with other POPs related regional projects in Africa, such as the UNIDO/UNEP project entitled “Capacity Strengthening and Technical Assistance for the Implementation of Stockholm Convention National Implementation Plans (NIPs) in African Least Developed Countries (LDCs) of the COMESA, ECOWAS and SADC regions.” Other projects with synergy potential are  the “Reducing UP-POPs and mercury from the health sector of Africa" implemented by UNDP, "Investment Promotion on Environmentally Sound Management of Electrical and Electronic waste: Up-scaling and Promotion of activities and initiatives on environmentally sound management of electrical and electronic waste in Ethiopia" by UNIDO and the "National Implementation Plan (NIP) review and updates that are already approved for most of the participating countries in the region.

GEF CEO endorsed a project titled "Disposal of PCB oils contained in transformers and disposal of capacitors containing PCB in Southern Africa" which will be running in 12 SADC countries. The objective is to reduce environmental and human health risks from PCB releases through the demonstration of a regional approach to the introduction of cost-effective and socially acceptable environmentally sound management (ESM) of PCB oils, equipment and wastes held by electrical utilities and other PCB owners in participating countries.  These SADC and South African  projects are expected to run in parallel with strong synergies at two important levels: i) South African infrastructure, as capacitated, will be used for treatment and disposal of PCB oils and treatment of contaminated equipment that have low level PCB concentration and ii)  the South African project will be used to reach out to regional countries (through a few of the training workshops in component 1 of the project inviting the regional participants) to expose them to the treatment and processes in the downstream through training and study tours, particularly for technicians. These two projects will also synergise their efforts regarding the transportation and interim storage of the PCBs and PCB contaminated equipment towards disposal. Lower and medium range PCBs coming from the regional countries will be brought to South Africa for treatment and destruction

The South Africa project is expected to commence two years later than the SADC PCB project, and the technology transfer would be in the forefront, so that at the time of disposal of PCBs from SADC countries, there is adequate technology in the region to absorb greater amounts.  This would allow for regional PCB treatment to be done in South Africa in the 4th year. The SADC project already foresees that a significant amount of PCB destruction will be done in South Africa utilizing the same facility that is going to upgraded using this project. The two projects are completely complimentary in nature. It is for this reason that the countries participating in the SADC region must be exposed to the facilities that exist in South Africa and how they operate and equally South Africa must be exposed to the expectations and the needs of the region.

Another project with potential synergy with this South African project is the “Promotion of BAT and BEP to Reduce uPOPs Releases from Waste Open Burning in the Participating African Countries of the SADC Sub-Region” which is implemented by UNIDO. The objective of this project is to achieve sustainable release reduction of UP-POPs in the open burning sector in participating SADC countries through introduction of BAT and BEP measures at selected priority demonstration sites. This will be done as a means to strengthen the implementation of integrated waste management practices and waste treatment facilities and reuse/recycling practices which are very few, and generally still at an infancy stage.  It is expected that the BAT/BEP measures introduced herein will assist in the overall awareness of PCB oils and equipment management as well.

6. Consistency with National Priorities

The constitution of South Africa enshrines the Bill of Rights with specific emphasis on environmental rights.  The Bill of Rights states, among other things, that: “everyone has the right –

(a)	to an environment that is not harmful to their health or well-being; and

(b)	to have the environment protected, for the benefit of present and future generations, through reasonable

legislative and other measures that-

(c)	prevent pollution and ecological degradation;

(d)	promote conservation; and

(e)	secure ecologically sustainable development and use of natural resources while promoting justifiable economic

and social development.”

South Africa has a duty to give effect to these rights by implementing measures to protect the environment for present and future generations. Examples of such measures would be the ratification of MEAs and instituting regulations on the management of POPs in South Africa.  The Constitution also sets out the rights and obligations of the legislative and executive arms of government in adopting international agreements: essentially the executive is responsible for negotiating and signing international agreements and such agreements only become binding on the State after Parliament has approved the adoption of the international agreement.

This project aligns with South Africa’s commitments at international level, such as the Stockholm Convention and builds on the country’s efforts to comply with such obligations. In the components first three components of the project, the National Standard on Mineral Insulating Oil Management referred to as the SANS 290:2007 will be implemented. PCB containing materials will be identified, labelled and management measures to mitigate/eliminate (through destruction and disposal) the risk associated with these materials will be put in place. These activities will also enable the formulation of PCB plans by users/holders that will feed into the NIP, thus enabling South Africa to formulate a realistic and verifiable NIP that will be submitted in line with the Stockholm Convention.

The project also builds capacity for sound management of PCBs at both national and regional level. This initiative does not only enable regional cooperation but also assists South Africa in terms of managing cross-border movement of these substances, ensuring compliance with the Stockholm Convention and the country’s own  Customs Tariff Code.

The South African National Development Plan (NDP) 2030 provides a broad strategic framework to guide key choices and actions for South African development for the coming years.  Environmental sustainability through pollution control and cleaner/green processes with climate change mitigation take the top position.

7. Knowledge Management

Knowledge management will be an integral part of the project, through use of all media to disseminate project objectives and activities. This would ensure that coordination and linkages are established within the project outputs themselves and those of the existing hazardous chemicals and waste management projects in the country. Existing databases of Chemicals will be reviewed, continuously updated and made available online (in DEA website) for easy retrieval by all potential users to include all stakeholders, NGOs, academia and other project partners.  It will feature a webpage for public participation in updating relevant data. The project page will include linkages or related links to all relevant projects implemented in the public sector.  Success stories, manuals, flyers, standard presentations will be made available in the website for possible knowledge roll-outs. Among the information to be included are the health impact of POPs (specifically PCBs), updates on regulations, targets and goals in the National Implementation Plan in particular: the status of compliance of South Africa in the Stockholm Convention. A feedback mechanism on the usefulness of the data and information will be included for the enhancement of the website.

DBSA and the Africa Institute will also ensure that the activities, achievements and lessons learned from the project will be shared to all their relevant partners and in appropriate regional and global forums. The project will also share knowledge and take lessons from other GEF-funded projects in the region and globally. Knowledge sharing platforms will include the GEF Knowledge Management Systems.

8. Comparative Advantage of the Agency

Municipal funding and non-lending services are an intrinsic part of the core mandate of the DBSA. Some of the municipalities generate and consume electricity themselves and/or connect to the grid that supplies their residents. They own electrical equipment such as transformers, capacitors, mini-substations, that could be containing oil contaminated with PCBs or regarded as PCB materials. The municipalities across the country do not for the most part, have specific schemes or administrative mechanisms governing PCB oils, equipment and wastes. Lack of capacity (technical and financial) in these local government organizations continues to pose problems in the sound management of waste including PCB contaminated oils and equipment and sometimes purchasing of   contaminated transformers purchased for second hand use.

The project aligns with the DBSA’s mandate of providing sustainable infrastructure project preparation, finance and implementation support in the Republic of South Africa and regional economic integration. Energy generation, particularly renewable energy, is an important sector fostering and sustaining the growth and competiveness of the South African economy.  The DBSA has and continues to play a crucial role in the energy generation and transmission industry. This is evident in its prominent participation in the financing of the globally commendable Independent Power Producer Programmed (IPP) as well as transmission of electricity across provinces in South Africa and from one country to another in the Southern African Development Community (SADC).  Hence the PCB elimination project fits very well within the strategic objectives and mandate of the DBSA as it provides the opportunity for the Bank not only to focus on the upstream but the entire value chain of the safe electricity generation and transmission process, ensuring environmentally sound management of equipment contaminated with PCB containing oils and elimination of such hazardous waste.

Municipal non-lending services continues to feature significantly in the DBSA key performance targets hence the DBSA’s comparative advantage in working with municipalities in energy generation, transmission and building capacity and technical know-how as well as project management positions it as the most appropriate implementing agency for this project. The DBSA has built a network of working relations with municipalities of different sizes within South Africa and the SADC region.

Since its accreditation as a GEF national project agency, the DBSA has demonstrated competitiveness in GEF funded initiatives through the development and implementation of several PIFs, some of which are due for CEO endorsement.  DBSA’s GEF-funded portfolio includes amongst others; I) the Equity Fund for the Small Projects Independent Power Producer Procurement Programmed, ii) Unlocking biodiversity Benefits through Development Finance in Critical Catchments  and iii) Building a Resilient and Resource Efficient Johannesburg: Increased access to urban services and improved quality of life. Hence the DBSA is deemed fit to implement this project on environmentally sound management and disposal of PCBs.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

A. Record of Endorsement of GEF Operational Focal Point (s) on Behalf of the Government(s):  
      (Please attach the Operational Focal Point endorsement letter(s) with this template. For SGP, use this SGP OFP 
      endorsement letter).

| Name | Position | Ministry | Date (MM/did/yyyy) |
| --- | --- | --- | --- |
| ZAHEER, FAKIR | Chief Director | Department of Environmental Affairs |  |

B. GEF Agency(ies) Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation under GEF-6.

| Agency Coordinator, Agency name | Signature | Date (MM/did/yyyy) | Project Contact Person | Telephone | Email |
| --- | --- | --- | --- | --- | --- |
| Nomsa T. Zondi |  |  | Nomsa Zondi | +27 11 313 3491 | nomsaz@dbsa.org |

GEF_PIF_60

C. Additional GEF Project Agency Certification (Applicable Only to newly accredited GEF Project Agencies)

For newly accredited GEF Project Agencies, please download and fill up the required GEF Project Agency Certification of Ceiling Information Template to be attached as an annex to the PIF.

Project ID number will be assigned by GEFSEC and to be entered by Agency in subsequent document submissions.

When completing Table A, refer to the excerpts on GEF 6 Results Frameworks for GETF, LDCF and SCCF.

Financing type can be either investment or technical assistance.

For GEF Project Financing up to $2 million, PMC could be up to10% of the subtotal;  above $2 million, PMC could be up to 5% of the subtotal. PMC should be charged proportionately to focal areas based on focal area project financing amount in Table D below.

PPG requested amount is determined by the size of the GEF Project Financing (PF) as follows: Up to $50k for PF up to$2m (for MSP); up to $100k for PF up to $3m; $150k for PF up to $6m; $200k for PF up to $10m; and $300k for PF above $10m. On an exceptional basis, PPG amount may differ upon detailed discussion and justification with the GEFSEC.

PPG fee percentage follows the percentage of the Agency fee over the GEF Project Financing amount requested.

Provide those indicator values in this table to the extent applicable to your proposed project.  Progress in programming against these targets for the projects per the Corporate Results Framework in the GEF-6 Programming Directions, will be aggregated and reported during mid-term and at the conclusion of the replenishment period. There is no need to complete this table for climate adaptation projects financed solely through LDCF and/or SCCF.

For biodiversity projects, in addition to explaining the project’s consistency with the biodiversity focal area strategy, objectives and programs, please also describe which Aichi Target(s) the project will directly contribute to achieving.

For regional and/or global projects in which participating countries are identified, OFP endorsement letters from these countries are required 
  even though there may not be a STAR allocation associated with the project.

GEF policies encompass all managed trust funds, namely: GEFTF, LDCF, and SCCF