request for

Project Type:

Type of Trust Fund:

part i: project information

| Project Title: ASTUD: Greater Dhaka Sustainable Urban Transport Corridor Project This project is part of the first tranche of projects under the Asian Sustainable Transport and Urban Development Program (ASTUD). The PFD for ASTUD was approved by the GEF Council on 10 November 2011. |  |  |  |
| --- | --- | --- | --- |
| Country(ies): | Bangladesh | GEF Project ID: | 4931 |
| GEF Agency(ies): |  | GEF Agency Project ID: | 41269 |
| Other Executing Partner(s): | Roads Division, Ministry of Communications, Government of Bangladesh | Submission Date: | 07/24/2012 |
| GEF Focal Area (s): |  | Project Duration(Months) | 60 |
| Name of Parent Program (if applicable): - For SFM/REDD+ | Asian Sustainable Transport and Urban Development Program (ASTUD) (GEF Project ID 4638) | Agency Fee ($): | 370,000 |

- Focal Area Strategy framework

| ### Focal Area Objectives | ### Expected FA Outcomes | ### Expected FA Outputs | Trust Fund | Grant Amount ($) | ### Cofinancing ### ($) |
| --- | --- | --- | --- | --- | --- |
|  | 4.2 Increased investment in less-GHG intensive transport and urban systems | 1. Cities in Greater Dhaka, Bangladesh (Dhaka, Gazipur) adopting low-carbon transport and urban development programs 2. Additional investment mobilized for low carbon transport and urban development from ADB, bilateral and national sources, and the private sector 3. Estimated 1.8-2.8 million tons of direct and indirect GHG savings over the lifetime of the project |  | 4,630,000 | 240,600,000 |
|  | Others |  |  |  |  |
| Subtotal |  |  |  | 4,630,000 | 240,600,000 |
| Project management cost |  |  |  | 0 | 9800000 |
| Total project costs |  |  |  | 4,630,000 | 250,400,000 |

- Project Framework

| ### Project Objective: ### Promote energy efficient, low-carbon transport and urban systems in the Gazipur area of north Greater Dhaka, through the delivery of a 20 kilometer Bus Rapid Transit (BRT) corridor and associated infrastructure, systems and capacity building. ### The project is a “first of its kind” in Bangladesh with important demonstration effect and replication potential as no modern mass-transit system currently exists in Bangladesh. The GEF financing will be used to finance the incremental cost gap of leapfrogging to and demonstrating low carbon bus and street lighting technology. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Grant Amount ($) | ### Confirmed Cofinancing ### ($) |
| 1. Construction of BRT and associated infrastructure along the Gazipur-Dhaka corridor (Baseline Project) |  | 1. Improved access to efficient, reliable, and affordable low carbon urban transport 2. Improved quality of life in the Gazipur Area (Resident positive perception of public transport and urban life quality improves by 50% from baseline 2012) 3. Reduced GHG and other emissions (estimated 1.1 million tonnes GHG savings over 20 years; PM2.5 reduced by 20%) 4. Reduced vulnerability to climate change, especially flooding | 1. 20 kilometer BRT line and associated systems 2. Non-motorized Transport (NMT) lane per direction; improved sidewalks along the BRT; and improved NMT access on feeder roads 3. BRT terminal and intermodal interchange near Gazipur railway station 4. Efficient drainage system constructed along the corridor to alleviate monsoon flooding 5. Improved traffic management infrastructure and systems |  | 0 | 226,770,000 |
| 2. Capacity building in BRT management, traffic management and urban planning, and establishment of financial and management systems (Baseline Project) |  | 1. Reform of Dhaka's urban transport system 2. Efficient and well-managed BRT operations 3. Improved quality of life in the Gazipur Area (see Component 1) 4. Reduced GHG and other emissions (see Component 1) | 1. Dhaka Transport Coordination Authority established to undertake planning, regulation and coordination of all mass-transit systems in Dhaka 2. Capacity building in BRT management and operation for Trans Dhaka 3. Revolving fund for bus replacement/ upgrading established 4. Enhanced traffic management and parking regulations 5. Improved capacity of Police for traffic management and enforcement 6. Revised land use plan and integrated urban development strategy for Gazipur, incorporating Transit-Oriented Development planning practices |  | 0 | 6,600,000 |
| 3. Co-financing of CNG buses |  | 1. Increased investment in energy efficient, less-GHG intensive transport 2. Energy efficiency performance of the BRT fleet is sustained and increased 3. GHG emissions avoided (0.6-1.3 million tonnes) | 1. Part financing (~30%) of around 50 new articulated CNG buses procured for BRT operations 2. Buses leased to the private sector and payments paid into revolving fund for bus replacement/upgrading 3. Eco-driving and maintenance programs established |  | 3,000,000 | 6,810,000 |
| 4. Energy efficient street lighting along BRT route |  | 1. Technology successfully demonstrated 2. Energy efficient lighting adopted for other corridors/ public spaces 3. GHG emissions avoided (0.2-0.4 million tonnes) 4. Improved safety and conditions for walking in GCC, particularly for women (GCC walkability index rating improved by 50% from 2010 baseline) | 1. Part financing (~80%) of 1,000 energy-efficient solar-powered street lights installed along the 20km BRT corridor 2. Trials of different lighting and solar technologies 3. Most suitable type of energy efficient lighting identified for Dhaka conditions 4. Solar street light Operations & Maintenance (O&M) procedures and systems established |  | 1,630,000 | 420,000 |
| Subtotal |  |  |  |  | 4,630,000 | 240,600,000 |
| Project management Cost |  |  |  |  | 0 | 9,800,000 |
| Total project costs |  |  |  |  | 4630000 | 250400000 |

- sources of confirmed Cofinancing for the project by source and by name ($)

| Sources of Co-financing | Name of Co-financier (source) | Type of Cofinancing | Cofinancing Amount ($) |
| --- | --- | --- | --- |
|  | Government of Bangladesh |  | 45,400,000 |
|  | Asian Development Bank |  | 60,000,000 |
|  | Asian Development Bank |  | 100,000,000 |
|  | Agence Française de Développement |  | 45,000,000 |
| Total Co-financing |  |  | 250,400,000 |

- GEF/LDCF/SCCF/NPIF Resources Requested by agency, Focal Area  and country1

| GEF Agency | Type of Trust Fund | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Grant Amount (a) | Agency Fee (b)2 | Total c=a+b |
|  |  |  | Bangladesh | 4,630,000 | 370,000 | 5,000,000 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
| Total Grant Resources |  |  |  | 4,630,000 | 370,000 | 5,000,000 |

- Consultants working for technical assistance components:

| ### Component | ### Estimated Person Weeks | ### Grant Amount ($) | ### Cofinancing ($) | ### Project Total ($) |
| --- | --- | --- | --- | --- |
| ### Local consultants* | 1,550.00 | 0 | 2,020,000 | 2,020,000 |
| ### International consultants* | 832.00 | 0 | 4,580,000 | 4,580,000 |
| ### Total |  | 0 | 6,600,000 | 6,600,000 |

*  Details to be provided in Annex C.

- Project management cost

| ### Cost Items | ### Total Estimated Person Weeks/Months | ### Grant Amount ($) | ### Co-financing ($) | ### Project Total ($) |
| --- | --- | --- | --- | --- |
| ### Local consultants* | 0.00 | 0 | 0 | 0 |
| ### International consultants* | 0.00 | 0 | 0 | 0 |
| ### Office facilities, equipment, vehicles and communications* |  | 0 | 0 | 0 |
| ### Travel* |  | 0 | 0 | 0 |
| ### Others** | Lump sum covering all PM costs for the Baseline Project | 0 | 9,800,000 | 9,800,000 |
|  | Specify "Others" (2) | 0 | 0 | 0 |
| Total |  | 0 | 9,800,000 | 9,800,000 |

* Details to be provided in Annex C.                    ** For others, to be clearly specified by overwriting fields *(1) and *(2).

- Does the project include a “non-grant” instrument?

(If non-grant instruments are used, provide in Annex E an indicative calendar of expected reflows to your Agency 
       and to the GEF/LDCF/SCCF/NPIF Trust Fund).

- describe the budgeted m &e plan:

Monitoring and evaluation (M&E) of project performance will be integrated with ADB monitoring of the baseline Greater Dhaka Sustainable Urban Transport Corridor Project (GDSUTP). All costs associated with project management and M&E will be absorbed into ADB’s project management and monitoring program for the baseline project. This will maximize the impact of the GEF grant funds. At a project level, ADB has well-proven frameworks and arrangements for M&E. ADB tracks progress through regular supervision missions and evaluates each project against its Design and Monitoring Framework (DMF) approved by the ADB Board. A copy of the DMF for this project is provided at Annex A. Under these arrangements, ADB will work with the project implementing agencies to establish systematic project performance monitoring and analysis throughout the life of the project in accordance with ADB's Project Performance Management Systems and Guidelines for Preparing a Design and Monitoring Framework (2007). This includes establishing a high level Project Steering Committee (PSC) and a Project Management Unit (PMU). The PMU will be central to the monitoring and evaluation of the project. It will be established in the Roads Division of the Bangladesh Ministry of Communications (MOC), which will be the executing agency and responsible for the overall coordination, supervision and execution of the project. The PMU will be headed by a project coordinator, and supported by the Project Management, Coordination and Capacity Building (PMCCB) consultants engaged under the baseline project. The role of the PMU/ PMCCB will be to coordinate the project and monitor and evaluate progress including conducting a series of studies/surveys to establish benchmarks for monitoring of project impact; organization of the monitoring and evaluation of project activities as specified in the DMF; preparing the necessary progress reports for submission to the PSC and ADB; and maintaining proper accounting for all project expenditures for auditing. As well as quarterly status reports on project progress, comprehensive evaluation reports will be prepared at Mid-Term and Project Completion milestones. These reports will form the basis of M&E reporting to GEF. As part of its Sustainable Transport Initiative (STI), ADB is strengthening the role of sustainability indicators in the DMF and developing a range of indicators suited to its transport projects. This includes monitoring GHG emission performance and a range of socio-economic co-benefits. For the baseline Greater Dhaka Sustainable Urban Transport Corridor Project, the DMF (see Annex A) includes the following performance targets and indicators: length of public rapid transit and Non-Motorized Transport (NMT) completed; mode share of public transport and NMT; number and type of people benefiting from the project; BRT accessibility by NMT (walkability index); reduced incidence of respiratory diseases; traffic accident reduction; reduced flooding; and GHG emissions avoided. These indicators largely parallel GEF Tracking Tools for transport projects, but also include a range of socio-economic co-benefits. Although not currently required, the results of the co-benefit monitoring will also be reported to GEF. This is consistent with the following feedback from GEF-STAP at the ASTUD PFD stage that, “STAP encourages project proponents to make attempts to systematically analyze and collect data about these co-benefits with an intention to be considered in the updated GEF GHG methodology and beyond.” Where relevant, the results of M&E of benefits and indicators and the implementation lessons of the baseline project will be shared through the Knowledge Sharing component of the umbrella ASTUD program, as well as through the ADB STI and other regional mechanisms. More details of knowledge sharing activities are provided below. The project is also being considered for Clean Development Mechanism (CDM) registration. An initial CDM feasibility assessment (Grutter Consulting 2011) has been undertaken and found that the potential for achieving CDM registration is very promising. If the baseline BRT is successfully registered then it will be subject to strict monitoring in accordance with CDM requirements. If this happens, the results will be integrated with the ADB M&E program and would strengthen the overall M&E of the project. In summary, the key components of the M&E plan are listed in the following Table, with the indicative cost to the baseline project and GEF shown for each component. Note that all M&E costs for GEF components will be absorbed by the baseline project. As noted above, this will maximize the impact of the GEF grant funds. ================================================================================== Type of M&E Activity Responsible Parties Budget (excluding Project Timeframe Team Staff Time) Baseline Project GEF ================================================================================== Inception Workshop and Report MOC, PMU, ADB $5,000 $0 Within 3 months of Consultants project start ---------------------------------------------------------------------------------------------------------------------------------------- Surveys to establish baseline PMU $20,000 $0 Within 6 months of values of perfprmance indicators Consultants project start ---------------------------------------------------------------------------------------------------------------------------------------- Measurement of project results PMU $5,000 $0 Annual and delivery of outputs as planned Consultants ---------------------------------------------------------------------------------------------------------------------------------------- Mid-term Evaluation ADB, MOC, PMU $10,000 $0 Mid-point of project Consultants implementation ------------------------------------------------------------------------------------------------------------------------------------------ Periodic Status Reports (including ADB, PMU $5,000 $0 Quarterly and Annual GEF Project Implementation Report) ------------------------------------------------------------------------------------------------------------------------------------------ Final Evaluation (including ADB $10,000 $0 At least 3 months requirements for GEF Terminal MOC, PMU, IAs before the end of Evaluations Report) Consultants project implementation ------------------------------------------------------------------------------------------------------------------------------------------ Project Completion Report/ GEF ADB $20,000 $0 Within one year of Terminal Evaluations Report end of project ------------------------------------------------------------------------------------------------------------------------------------------ Audit ADB, PMU $5,000 $0 Annual ==================================================================================

part ii:  project JustiFication

- Description of the consistency of the project with:

A.1.1.  The GEF focal area/LDCF/SCCF strategies/NPIF Initiative:

The proposed project is strongly aligned with GEF-5's climate change strategy, and in particular, with the key expected outcomes of Objectives CCM-4. The baseline project will help to transform transport and urban systems in Dhaka by implementing a “first of its kind” BRT-based mass transit system linked to transit-oriented development in the corridor. It is a demonstrative project for an energy-efficient low carbon approach to transport and urban systems that is new to Bangladesh. The GEF-financed activities work synergistically with baseline project to further reduce GHG emissions by (a) introducing energy efficient, less-GHG-intensive buses to operate on the baseline BRT project, providing training in eco-driving and maintenance, and establishing a revolving fund for bus replacement/upgrading; and (b) demonstrating energy-efficient solar street lighting technology, identifying the most suitable technology for public lighting in Dhaka, and implementing an operations and maintenance (O&M) program to ensure ongoing effective operation of the street lights. The project is part of the first tranche of projects under the Asian Sustainable Transport and Urban Development Program (ASTUD). The PFD for ASTUD was approved by the GEF Council on November 10, 2011 (GEF Project ID 4638). ASTUD is a multi-year, multi-country program that provides an umbrella framework for a range of projects in Asia that will be implemented over a period of 5 years. The ASTUD program has been designed as a medium to longer term mechanism for securing a large-scale and sustained impact on the global environment. It links GEF objectives for energy efficient, low-carbon transport and urban systems with the Asian Development Bank (ADB) Sustainable Transport Initiative (STI); ADB’s pipeline of transport and urban development projects in Asia; and ADB’s work with the Cities Development Initiative for Asia (CDIA) and Clean Air Initiative for Asian Cities (CAI-Asia). In this way, ASTUD provides a platform for coordinating these initiatives; incorporating a range of transport projects in Asian cities with high potential for GHG reduction; possible future inclusion of adaptation components; and longer term engagement with cities participating in ASTUD activities. In addition, ASTUD will complement and work synergistically with the ADB STI-Operational Plan which involves a focus on full implementation of new and enhanced sustainable transport operations over the period 2012-2015. With co-financing from GEF, ASTUD is a powerful catalyst for amplifying the benefits of the baseline projects, supporting innovation, and ensuring that the gains are sustained and increased over time. In particular, ASTUD broadens the focus of projects in the ADB pipeline to include additional core elements of the Avoid-Shift-Improve (ASI) paradigm advocated by the GEF-STAP, such as integrated transport/land use planning and development, and less-GHG intensive transit technologies and operations. ASI is a strategy approach aimed at avoiding unnecessary journeys and reducing the length of trips; shifting transport demand to low carbon modes; and improving the carbon efficiency of all modes of transport. In addition, the GEF-STAP approach emphasizes the need for an integrated and balanced combination of measures that improve transport technology and change travel behavior. This builds on work by the international community of transport experts and organizations that has shown that there is no single solution to achieving environmentally sustainable transport and desired long-term reductions in GHG emissions. A package of policies and investments that simultaneously targets key aspects of the transport/urban system is required. The way that the Greater Dhaka Sustainable Urban Transport Corridor Project aligns with elements of the ASI framework to create an integrated response to transport problems facing the Dhaka-Gazipur corridor is described below in terms of the baseline and incremental impact of the project.

A.1.2.   For projects funded from LDCF/SCCF:  the LDCF/SCCF eligibility criteria and priorities:

Not Applicable A.1.3 For projects funded from NPIF, relevant eligibility criteria and priorities of the Fund: Not Applicable

A.2.   National strategies and plans or reports and assessments under relevant conventions, if  applicable, i.e.  NAPAS, NAPs, NBSAPs, national communications,  TNAs, NIPs, PRSPs, NPFE, etc.:

Bangladesh is a signatory to major international conventions on climate change conventions and has enshrined climate change as a major issue in national strategies and plans. From a range of perspectives, Bangladesh is one of the countries most vulnerable to the effects of climate change. This is reflected in major national strategies including the Outline Perspective Plan for Bangladesh 2010-2021; Bangladesh’s latest UNFCCC national communication (2002); the Bangladesh Climate Change Strategy and Action Plan (2008); and the Bangladesh NAPA (2009). In particular, the Climate Change Strategy and Action Plan identifies resilient infrastructure, and mitigation and low carbon development as two of the six pillars of the Plan; and the NAPA (2009) highlights climate resilient urban infrastructure (Priority 3), and mainstreaming climate change in national, sectoral and spatial development programs (Priority 5) as national priorities for addressing the impacts of climate change. Bangladesh’s latest UNFCCC national communication (2002) identifies its major mitigation strategy in the transport sector as “encouraging shifts towards modes with lower emissions” and to “promote modes with lower emissions through public information campaigns or improvements in the quality of service (e.g. dedicated rights-of-way for buses, increased frequency of service”. The UNFCCC communication also identifies eco-driving and improved vehicle maintenance as important initiatives for increasing fuel efficiency in the transport sector. The proposed GEF-funded activities are also consistent with the Bangladesh Technology Needs Assessment and Technology Action Plans for Climate Change Adaptation and Mitigation (December 2011) which identifies the potential for climate change mitigation arising from efficiency improvements from “technological overhauling of the transport sector” and from energy efficient lighting. Overall, the baseline BRT-based mass transit project and proposed GEF-funded ASTUD activities in Bangladesh align strongly with these national plans and communications. At a sectoral and city level, Bangladesh has adopted the National Land Transport Policy to establish a safe, dependable, and environment-friendly transport system. However urban transport planning and management in Bangladesh is weak; with responsibilities falling under many agencies. Dhaka City has strategic plans for comprehensive and integrated urban transport; but plans are often specific in nature and not fully implemented. The existing Dhaka Transportation Coordination Board, under the Roads and Railways Division (Ministry of Communication), lacks capacities and empowerment to play its coordinating role in an effective manner. For sustainable urban transport, the capacity to look at the wider implications both in terms of interaction of plans between agencies and linkages of programs and operations is limited. Overall this means that Bangladesh has plans in place, but the follow-up in terms of implementation is lagging. The ADB baseline project in Dhaka and incremental benefits of GEF involvement will help to put key aspects of the existing plans into action. The baseline BRT project in Dhaka and proposed ASTUD activities are also consistent with Bangladesh energy policy. Government has adopted policies encouraging the use of Compressed Natural Gas (CNG) as the primary fuel source for the transport system, because of the air quality co-benefits; lower operating costs; consistency with local capacity; and energy security implications. This has included banning heavily-polluting two-stroke auto rickshaws (3-wheelers) from Dhaka; the conversion of all government diesel buses and official vehicles to CNG; restricting the licensing of diesel buses in Dhaka; and the availability of budgetary allocations for the development of CNG infrastructure. CNG is now the most frequently used transport fuel in Dhaka. There are hundreds of CNG buses already operating in Dhaka and CNG fuelling infrastructure is in place. The choice of CNG buses for the baseline BRT project is consistent with this Government policy.

- Project Overview:
B.1. Describe the baseline project and the problem that it seeks to  address:

Background Bangladesh is ranked 146th out of 187 countries in the 2011 United Nations Human Development Index, and Dhaka is consistently ranked as one of the world’s least livable cities in the Global Livability Ranking report of the Economist Intelligence Unit. Traffic congestion and air pollution play a major role in those poor rankings. Greater Dhaka is also one of the fastest growing mega-cities in the world. An estimated 300,000 to 400,000 migrants, mostly poor from rural areas, arrive in the metropolitan area annually. In the last 10 years, the population of Dhaka has more than doubled and is projected to grow from the current 17 million to 25 million in 2025. Dhaka is also one of the most densely populated cities in the world, with more than 45,000 people per square kilometer in the core area. Such high density in a city with limited inhabitable land due to the city's topography, limited infrastructure, and low level of public services, results in high levels of congestion and constrains the urban transport system’s ability to provide mobility for all people. Car ownership and usage is still low due to the general lack of disposable income, but ownership levels are increasing fast with a growing middle-class. In 2010, only 150,000 private cars and 500,000 other motorized vehicles were registered in Dhaka, but around 60 to 70 additional cars are registered every day. With an annual growth of 8%, there could be up to half a million private cars in Dhaka by 2025, significantly impacting the increase of local air pollutants and greenhouse gas (GHG) emissions from the transport sector. Without better planning and strategy, the Dhaka metropolitan area will continue to sprawl north and south in a chaotic way along the existing axis. The main challenge for Dhaka's urban development lies in its fringes where most of the urban sprawl and pauperization take place. Concepts like satellite cities, city clusters and transit-oriented development (TOD) are critical in order to organize the urban growth and public spaces towards improved living conditions and climate change mitigation. To ensure a sustainable future for Dhaka, improved public transport and urban planning focused on people's mobility needs and accessibility is a critical priority. This will also deliver climate change benefits since there is strong international experience that interventions which promote NMT, modal shift from private vehicles to public transport, and integration of land-use and transport planning also help lower GHG emissions in the long run. Investigations undertaken as part of project preparatory work have recommended that the corridor northwards from central Dhaka has the best potential to organize urban development and support a mass-transit infrastructure; and that BRT is the most cost-effective mass transit mode for the selected corridor. The corridor connects Dhaka City with the emerging Gazipur area. The Gazipur City Corporation (GCC) is being created from the merger of Tongi and Gazipur Pourashavas as a satellite city on the northern edge of Dhaka with an estimated official population of 1 million, and a large floating population. The area is a garment manufacturing hub with around 300 garment factories in the immediate vicinity of the corridor, employing approximately 1 million workers. This adds to the high levels of demand for travel. Currently, travel in the area is characterized by high levels of trip-making by bus (~40% mode share) and non-motorized modes (walking, rickshaws) (~38%). Although private modes (cars, taxis) currently make up only around 22% of travel demand, car ownership and usage is growing rapidly. The high level of congestion and pollution experienced in the corridor result from: (i) rapid motorization; (ii) inadequate and poorly structured road network; (iii) weak traffic management to organize the dense mix of many competing modes; (iv) lack of transport demand management, and (v) inefficient public transport services. An estimated 5,000 large and mini buses are running through the project corridor, with about 25% of these buses operating without a proper permit. The bus fleet is a mix of diesel and CNG technology and generally in poor condition; there are few equipped stops; information on itinerary or connections is not provided; the ticketing system is not developed; and operators compete for passengers, worsening congestion and impairing safety. This situation also creates dangerous and worsening road conditions, especially for pedestrians who represent more than half of road fatalities in the project area. This safety issue becomes even more acute when viewed from a gender perspective; 80% of garment workers are women and a large portion of them commute on foot. In summary, the current situation is unsustainable. Transport improvements have not kept pace with the growth in demand and transport infrastructure and services in the corridor linking central Dhaka with Gazipur are suffering from increasing road congestion, inefficient traffic management, poor safety conditions, and a weak public transport system. Inefficient policies and enforcement and lack of coordination among the urban development and public transport regulatory agencies exacerbate the situation. These factors contribute to economic inefficiency due to increased travel times, excessive fuel use, and health problems due to poor air quality, which all serve to reduce residents’ quality of life, generate unnecessary GHG emissions and have a negative impact on the economic growth of the Gazipur and Greater Dhaka. Baseline Project Description Over the past 20 years, there have been many studies and many options considered for addressing the severe transport and urban problems facing Dhaka. The Strategic Transport Plan for Dhaka (STP)(Louis Berger, WB, 2005) envisaged Greater Dhaka as a cluster of satellite cities linked by mass rapid transit systems. The STP underlined the magnitude of the transport investment needs in Dhaka, and based on extensive analysis, recommended a program that included 3 Bus Rapid Transit (BRT) lines serving satellite cities, and metro rail lines serving the inner city. This concept was further developed in the Dhaka Urban Transport Network Development Study (DHUTS)(KEI, JICA, 2010) which broadly supported the STP findings and identified the proposed BRT line from central Dhaka to Uttara and possible extension to the rapidly-growing satellite city of Gazipur on the northern fringe of Dhaka as a high priority. The baseline project responds to the BRT priorities identified in STP and DHUTS for the corridor from central Dhaka (Sadhargat) to Uttara and Gazipur. The location of the baseline project and its relationships with Dhaka urban form and future extensions of the BRT network and planned MRT lines are shown in the following map. As shown in the map, BRT in the Dhaka-Gazipur corridor is being developed jointly by ADB and World Bank; with World Bank currently financing a feasibility study for the section from central Dhaka (Sadhargat) to Uttara under its Clean Air and Sustainable Environment project; and ADB co-financing construction of the section from Uttara to Gazipur under this baseline project. The extension to Gazipur is consistent with the high levels of forecast demand in the corridor, and with the STP vision of Greater Dhaka as a cluster of satellite cities linked by mass rapid transit systems. The Government of Bangladesh has announced (February 2012) that it will also start work on two other BRT lines identified in the STP/DHUTS studies (BRT Line 1: Airport to Saidabad via Malibagh; and BRT Line 2: Saidabad to Gabtoli) within the tenure of the present government. The baseline project, Greater Dhaka Sustainable Urban Transport Corridor Project, has been designed as a major step towards addressing the serious and growing transport and urban development issues in Dhaka. It will provide a holistic solution for integrated urban mobility in the Dhaka-Gazipur corridor and will deliver the first modern mass-transit system in Bangladesh. It is a “first of its kind” project for Bangladesh. The centerpiece of the project is a 20-kilometer BRT route designed and built to international best practices and quality standards. This means that in addition to addressing a critical local transport problem, the baseline project will demonstrate what can be achieved with an integrated transit-oriented approach and the application of sustainable transport concepts consistent with the ASI framework. The baseline project and incremental impact of GEF funding is expected to have a transformative effect on the “image” of public transport in Dhaka; traveler’s expectations of public transport quality; and competition between public and private transport, in terms of helping to stem mode shift to private cars. The concepts and benchmarks established with the Gazipur BRT corridor have strong potential for replication elsewhere in Dhaka and more broadly in Bangladesh. The baseline project involves investment of around $250 million in a sustainable transport corridor linking Dhaka with the satellite city of Gazipur. There are three main outputs: 1. BRT construction and corridor restructuring. This involves the construction of key infrastructure to upgrade and modernize transport and urban systems in the corridor, including (a) a 20 kilometer BRT; (b) two mixed-traffic lanes and one NMT lane per direction, and sidewalks along the BRT; (c) improved NMT access on 155 access feeder roads; (d) an efficient high-capacity drainage system along the corridor; and (e) a BRT terminal near Gazipur railway station. 2. Effective management and sustainable BRT operations. This component involves a range of measures to upgrade local capacity to effectively manage and operate the BRT. A special project organization (SPO) will be established by Government to provide overall project management, and organize and monitor future BRT operations with the private sector. The Government of Bangladesh has recently announced that this organization will be called “Trans Dhaka”. The baseline project will support establishment and capacity building for the SPO and will also provide support for (a) designing operations and business model for the BRT system, including a possible public-private partnership (PPP) scheme to finance the BRT airport terminal as part of an intermodal hub; (b) procurement and leasing of buses to selected private bus companies operating on the BRT, and setting up performance-based contracting system for operators participating in BRT operations and a fleet scrapping program and compensation mechanism for operators not participating in the BRT operations; (c) procuring and installing the intelligent transport systems (ITS) for the BRT, including the ticketing and fare collection system; (d) training bus operators and drivers in BRT procedures and testing the BRT system prior to operational start; and (e) supporting the transformation of Dhaka Transport Coordination Board (DTCB) into the Dhaka Transport Coordination Authority (DTCA), to undertake planning, regulation and coordination of all mass-transit systems in Dhaka. This means that in addition to infrastructure, the baseline project will support upgrading of the institutional capacity and technical systems necessary to sustainably operate the BRT. Note that buses operating on the BRT will be CNG technology in line with Bangladesh Government policies, as described above. 3. Improved urban quality of the corridor. This component involves a range of measures aimed at improving the overall urban environment along the corridor. This will include (a) upgrading street lighting along the corridor; (b) improving municipal infrastructure, including local markets, drains and local roads; (c) improving traffic management by installing BRT-priority traffic lights and closed-circuit television (CCTV) cameras at main junctions along the corridor; and (d) mobile vehicle emission testing devices to monitor air quality. In addition, a capacity development technical assistance program (funded from one of ADB’s Trust Funds) will be piggybacked onto the baseline project in two areas. Firstly to assist the GCC to revise its detailed land use plan, integrate it with a transport plan, and design an integrated urban development strategy. The creation of the GCC and construction of the BRT provides the opportunity to revise the strategy to focus on increasing density and location of public facilities along the BRT corridor, notably around the BRT stations following transit-oriented development (TOD) concepts. Secondly, the baseline project will support drafting of enhanced traffic management and parking regulations; capacity building program on enforcement for the Traffic Police; and awareness campaigns on proper traffic behaviors and road safety Therefore the baseline project provides an integrated response to the unsustainable transport and urban system currently existing in the Dhaka-Gazipur corridor. It will work to avoid unnecessary trips by linking transport and land use development, as well as providing a significantly better transit option (BRT) that will help to shift (or retain) trips on public transport, and improve the GHG performance of the Dhaka-Gazipur corridor as a whole. The BRT is forecast to carry 100,000 passengers per day in its first year of operation, rising to around 150,000 per day by 2020 (ALG-BETS-TMB Preparing the Greater Dhaka Sustainable Urban Transport Corridor. Final Report, 2011). This is equivalent to around 46 million passengers in 2020. The baseline project corridor also connects with a BRT corridor being developed by the World Bank under the Clean Air and Sustainable Environment project (see map above), leading ultimately to the implementation of a 40 kilometer mass-transit corridor, from Gazipur to Dhaka city center. Patronage on the Dhaka-Gazipur BRT is projected to rise further to around 300,000 passengers per day when the extension to Dhaka city center is operational. Construction of the BRT and associated planning and capacity building is set to commence as soon as possible. The BRT and related activities will be implemented over the period 2012-17, with the BRT planned to commence operations 2017. As detailed above, financing for the project comprises loans from ADB totaling around $160 million; bilateral co-financing of some $45 million from the Agence Française de Développement (AFD; and inputs of around $45 million from the Government of Bangladesh.

B. 2. incremental /Additional cost reasoning:  describe the incremental (GEF Trust Fund/NPIF) or additional (LDCF/SCCF) activities  requested for GEF/LDCF/SCCF/NPIF  financing and the associated global environmental benefits  (GEF Trust Fund) or associated adaptation benefits (LDCF/SCCF) to be delivered by the project:

As described above, the baseline project involves construction of a 20 kilometer BRT route and associated facilities, improved NMT facilities, and capacity building in transit management and urban planning in Dhaka. This will generate substantial direct GHG savings from a combination of more efficient bus operations; retention and mode shift to public transport; and the long-term benefits of improved integration of transport, land use and access. There is an opportunity to build on this baseline to broaden the impact of the BRT and increase its demonstration potential in terms of the transition to an energy-efficient, low-carbon transport and urban system in Dhaka and more broadly in Bangladesh. Before describing the proposed GEF-funded activities, it is important to understand the way that the baseline project and proposed GEF-funded activities work together to implement the ASTUD strategic approach, which in turn is consistent with the GEF-STAP ASI framework. GEF funding dovetails with the baseline projects to create an integrated package of measures; with the baseline BRT project providing the core transit infrastructure and facilities and integrating the BRT with the surrounding urban system, and the GEF-funded activities amplifying the benefits through incremental effects that target energy efficient transport system operation. In terms of the ASI framework, the baseline project focuses primarily on shifting travelers to (or keeping trips on) low-carbon transport modes, such as buses and NMT, and avoiding unnecessary trips by improved integration of transport and land use development. The proposed GEF-funded activity in Dhaka broadens the impact of the baseline project by improving the energy intensity of the BRT and associated facilities. The GEF-funded activities provide substantial incremental value by rounding out the baseline project into an integrated package that increases its impact in terms of GHG savings and co-benefits, and demonstration and replication potential. This creates a balanced and synergistic response towards achieving a low carbon transport/urban system. Incremental Activities The proposed activity in Dhaka, Bangladesh involves part-financing of energy efficient buses and solar-powered street lighting as part of an integrated low carbon operational system. GEF funding is sought for these specific components of the overall BRT project because of their potential for direct and indirect GHG savings; their direct alignment with GEF objectives and GEF-5 focal areas; the availability of suitable low carbon technologies; the potential for transformative change relative to existing public transport system in Dhaka; and their potential to catalyze replications. The components are: 1. Co-financing of energy-efficient buses ($3.00 million). New buses will be required to operate on the BRT. Buses currently operating in the Dhaka-Gazipur corridor vary, but are generally old technology, poorly maintained and in generally poor condition, resulting in high levels of local pollutants and GHG emissions, and an unattractive travel experience. Operating existing buses on the BRT would be inconsistent with the low carbon transport concept for the corridor and with delivering a transformative change in the quality of public transport in the corridor. The new buses are a key contributor to transforming the “image” of public transport in Dhaka; retaining/shifting travelers on to public transport; and improving the carbon intensity of travel in the corridor, in line with the ASI paradigm. The first component of the proposed GEF funding involves part-financing (~30%) of the cost of purchasing around 50 new articulated buses to operate on the BRT (the exact number of buses will be determined during the final system design and procurement process). These buses are planned to be latest energy-efficient CNG technology (preferably Euro IV equivalent or better) with around 80 seats, compared to around 50 seats on a standard rigid bus. This means that fewer buses are needed to carry the same number of passengers and the total number of kilometers of bus operations is significantly reduced. The result is an improvement in the carbon efficiency (in terms of emissions per passenger-kilometer) and a significant overall saving in GHG emissions for a given level and pattern of travel demand. The choice of CNG technology is consistent with Government policies encouraging the use of CNG as the primary fuel source for the transport system, as described above. In combination with the bus procurement, the bus supplier(s) will also be required to provide hands-on training in eco-driving and maintenance techniques aimed at maximizing fuel efficiency on an ongoing basis. This is expected to add substantially to the overall direct GHG savings. With assistance from GEF, the baseline BRT project will pioneer updated technology and the use of articulated buses, which currently do not operate in Dhaka. In the absence of GEF funding, new buses would be purchased for the BRT but would be conventional low-cost rigid CNG buses. The combination of the baseline BRT and GEF co-financed articulated buses is expected to result in a two-thirds reduction in GHG emissions per passenger-km from around 34 gCO2/PKM for conventional buses in general traffic to 11 gCO2/PKM for articulated buses operating under BRT conditions (Grutter Consulting 2011). The saving results from a combination of mode shift (or retention); replacing existing fuel-inefficient fleet with larger capacity, fuel-efficient BRT buses; operation in dedicated bus lanes, resulting in improved average speeds in the corridor, less idling times and less stop-start driving; and establishing improved bus maintenance and management practices. The switch to efficient newer-technology buses will also deliver substantial co-benefits in terms of improved local air quality (reduced NOx, HC, CO) and improved road safety. The overall co-benefits of the project are described in more detail below. In the short term, the GEF co-financing will help bridge the incremental cost gap of leapfrogging to latest energy-efficient articulated CNG bus technology and thereby maximize potential GHG reductions, while at the same time delivering transformative change to the attractiveness of public transport in Dhaka as an alternative to private motorized modes. In the longer term, the ability to tap GEF grant financing is expected to have significant downstream benefits in terms of keeping fleet technology up-to-date. The buses will be owned by the BRT operating authority, Trans Dhaka, which will then lease them to the private sector, with lease payments placed into a revolving fund for future fleet replacement/upgrading/ expansion. The revolving fund will be designed and initiated with specialist technical assistance provided under the baseline project, and then managed on an ongoing basis by Trans Dhaka (GEF funds will not be used to manage the fund). As BRT patronage grows as a result of underlying growth in demand plus expansion on the BRT network to include a second line as described above, the baseline BRT bus fleet is expected to grow to around 150 by 2025 (ALG-BETS-TMB 2011). Grant funding (as opposed to loan funding) of the initial purchase cost of the bus fleet would allow the revolving fund to grow much more quickly; and increase the funds available for future bus replacement and fleet expansion, thereby enabling the technology standard and condition of the BRT fleet to be maintained and updated. For instance, a future option may be to use the revolving fund to trial hybrid-CNG buses, bio-methane or other suitable options if/when the technology is more readily available. The GEF funding for bus procurement will also work hand-in-hand with programs to provide training and capacity building for BRT bus operators, and performance-based contracting to ensure high quality ongoing operations and maintenance (O&M) of BRT buses. In this way, the proposed GEF funding would reduce the GHG-intensity of day-to-day operation of the BRT; and also help to sustain and increase those benefits over time. The performance of the BRT fleet will be closely monitored and evaluated (as described above), and with other BRT corridors planned for Dhaka, there is potential to replicate the successful outcomes elsewhere in one of the world’s fastest growing mega-cities. 2. Energy efficient street lighting ($1.63 million). The proposed GEF funding involves part-financing (~80%) of the cost of installing around 1,000 new special-purpose energy-efficient solar-powered street lights along the 20 km BRT corridor. The placement of light along the corridor will be specifically designed to support BRT operations and NMT access. This will provide high quality lighting with no ongoing GHG emissions, and significantly improve safety and security along the corridor, especially for pedestrians and women. As noted above, walking and rickshaws currently account for around 40% of all trips in the corridor and a much higher proportion of short trips. Retaining NMT as the dominant mode for short trips and as a feeder mode to the BRT and avoiding unnecessary motorized trips is a key part of the overall low carbon transport concept for the corridor. The GEF funding will also work hand-in-hand with the capacity building and operations and maintenance (O&M) program of the baseline project. Past experience of solar-powered lighting in Bangladesh and other developing countries is that ongoing O&M is a major problem. In many cases, the operational efficiency of solar-powered lighting has been rapidly degraded and GHG savings eroded by poor maintenance. As described above, the baseline project includes capacity building of the BRT management agency and GCC; and development of financial mechanisms for ongoing funding of O&M of the BRT and associated infrastructure. This combination of GEF part-financing of the initial installation of the solar-powered lighting along with development of mechanisms for financing and managing O&M under the baseline project will ensure ongoing efficient operation and that potential GHG savings are fully realized; and has significant demonstration/replication potential for other solar lighting installations planned for Bangladesh. In the absence of GEF funding, a similar number of lights would be required for BRT operation but would be conventional low-cost grid-connected streetlights. In summary, this component will deliver short and long-term GHG savings through a range of incremental effects. It will provide high quality lighting with no ongoing GHG emissions and assist with maximizing the role of NMT as a low-carbon mode for short trips and accessing the BRT. There is also an opportunity to trial different types of lighting/solar technology to identify the most cost-effective and sustainable technology for Dhaka conditions; and to demonstrate effective O&M programs to ensure the ongoing efficient operation of the lighting. In particular, LED (light emitting diode) lamps will be used wherever possible to demonstrate the use of this technology in transit applications. The focus on O&M also has significant demonstration and replication potential for other planned transit lines and solar-powered lighting installations in Bangladesh. As noted above, the Dhaka-Gazipur BRT is a “first of its kind” project for Bangladesh that offers the opportunity to demonstrate an integrated low carbon solution to many of the transport problems facing Dhaka. In addition to direct GHG savings, the solar-powered lighting will deliver co-benefits in terms of enhanced safety and security for pedestrians, and reduced load on the Bangladesh electricity network. Bangladesh has an electricity shortage, resulting in regular “brown outs” that negatively impact on the economy and quality of life. The adoption of well-maintained solar-powered lighting in public places will improve the resilience of the BRT lighting against power cuts; and have a small but important incremental impact on reducing peak demand on the electricity grid. As noted above, the BRT will be constructed over the period 2012-17 and will commence operations in early 2017. Key milestones in the implementation of GEF co-financed activities are as follows: (a) implementation of the baseline project will formally commence when the ADB project loan becomes effective, which is expected in the third quarter of 2012; (b) work on detailed planning, design and specification of BRT components, including the GEF co-financed activities (energy-efficient buses and street lighting), will be underway early in the second half of 2012; and (c) procurement of GEF co-financed equipment (buses, street lights) is scheduled to take place during 2014, with full implementation by the end of 2016. Note that all costs associated with researching technology options for buses and lighting, preparing tender specifications, the procurement process, and performance M&E will be absorbed into the baseline project. GEF funding will be used entirely for financing the incremental cost gap of leapfrogging to and demonstrating latest low carbon technology. Incremental Global Environmental Benefits An estimate of the incremental benefit has been calculated in terms of GHG emissions avoided. To the extent possible, the calculations used the ASIF (Activity x Share x Intensity x Fuel) approach and methods and parameters consistent with the GEF Manual for Calculating GHG Benefits of GEF Projects: Energy Efficiency and Renewable Energy Projects; and the Manual for Calculating Greenhouse Gas Benefits of GEF Transportation Projects and its associated Transportation Emission Evaluation Models for Projects (TEEMP). This has been supplemented with and cross-checked against the findings of the initial CDM feasibility assessment conducted for the project (Grutter Consulting 2011). As described above, the GEF-funded activities will deliver direct GHG reduction benefits from improved energy efficiency. In addition, the activities have significant potential for indirect post-project savings and replication because: (a) the BRT will be a demonstration project for the GHG and other co-benefits of latest energy-efficient bus technology and eco-driving/maintenance. It will be the first modern mass transit corridor in Bangladesh and will transform perceptions of public transport as a viable alternative to private car and other high carbon modes. This has significant potential for replication in other BRT planned for Dhaka, in particular, the extension of the BRT corridor to be developed by the World Bank under the Clean Air and Sustainable Environment project, leading ultimately to a 40 kilometer mass-transit corridor, from Gazipur to Dhaka city center. The Government of Bangladesh has committed to development of 4 BRT lines and a metro rail line in Dhaka in its current term, and early planning is underway for a BRT line in Chittagong. GEF funding for energy-efficient buses will also delivers Indirect Post-Project benefits. As noted above, access to grant funding (as opposed to loan funding) of part of the initial purchase cost of the bus fleet would allow the revolving fund for fleet replacement to grow more quickly; and increase the funds available for future bus replacement, fleet expansion and technology updating. This means that the GHG savings will be sustained and increased over time; instead of being eroded as the fleet ages past its efficient replacement date because limited financial resources are available. (b) the BRT will be a demonstration project and technology test-bed for cost-effective and sustainable solar lighting technology for transit systems and public places under Dhaka conditions. As noted above, this has potential benefits for other transit corridors planned for Dhaka and Chittagong, as well as lighting on major road corridors and public areas in Dhaka and other cities in Bangladesh. In particular, the focus on developing a cost-effective O&M program for the BRT solar lights has strong potential for replication and ensuring that the potential GHG savings from solar lighting in public places are fully realized. To a large degree, the impact of GEF funding is more significant for its demonstration and replication potential than for its direct GHG savings. As noted above, the Gazipur BRT is a “first of its kind” project in Bangladesh with the potential to transform the “image” and effectiveness of public transport and create substantial downstream benefits in terms of shifting (or retaining) trips on transport in a rapidly growing and motorizing mega-city. Annex F provides a step-by-step description of the calculation of GHG savings, and the results of the analysis of direct and indirect incremental effects are summarized in the following Table. Project lifetime is assumed to be 20 years for the activity involving part-financing of energy efficient buses and operation of a revolving fund for fleet expansion, bus replacement and upgrading; and 10 years for the solar lighting component. Indicator (million tonnes avoided); Baseline Project; GEF Incremental Impact; TOTAL. Lifetime Direct; 1.08; 0.05; 1.13. Lifetime Direct Post-Project; -; 0.08; 0.08. Lifetime Indirect – Bottom-up; -; 0.60; 0.60. Lifetime Indirect – Top-down; -; 1.60; 1.60. Total GHG emissions avoided (direct and indirect) are estimated to be some 1.8-2.8 million tonnes over the project lifetime, including the contribution of the baseline project. The GEF incremental impact is estimated at 0.7-1.7 million tonnes, but this may under-estimate the full impact of the GEF contribution because it does not capture some important second order effects. This issue is examined further in the discussion of Cost Effectiveness in section B.6 below.

B.3. Describe the socioeconomic benefits to be delivered by the Project at the national and local levels, including consideration of gender dimensions, and how these will support the achievement of global environment benefits (GEF Trust Fund/NPIF) or adaptation benefits (LDCF/SCCF). As a background information, read Mainstreaming Gender at the GEF.":

Co-benefits are a feature of transport and urban development projects. There is strong international evidence that measures that reduce GHG emissions in the transport sector generally have large additional benefits that are not climate related. These co-benefits include reduction of congestion (time saving, service reliability, operating costs), improved air quality (health impacts), improved safety and security, and climate change adaptation. In addition, public transport in developing countries delivers particular benefits to the poor and to women. As noted above, Greater Dhaka is one of the fastest growing and most densely populated mega-cities in the world. In addition, car ownership and usage is increasing fast amongst the growing middle-class. If current trends continue, there could be up to a half million private cars in Dhaka by 2025, exacerbating already high levels of congestion, local air pollutants, and road accidents. The baseline BRT project and GEF-funded incremental activities will deliver strong environmental and social co-benefits at a local and city-wide level in Dhaka. In particular, studies undertaken as part of project preparation (Quantifying the Health Benefits of the Greater Dhaka Sustainable Urban Transport Corridor Project, Abt 2011) have found that restructuring of bus services in the BRT corridor in combination with introduction of clean CNG buses will produce substantial reductions in PM2.5, NOx and SO2 emissions. For example, when the BRT is in full operation it is expected that PM2.5 emissions will be cut by 20% and NOx emissions in the corridor will reduce by 300-400 tonnes per year. The overall improvement in air quality is expected to result in a significant improvement in health outcomes in terms of premature deaths avoided and reduced incidence of chronic bronchitis. In quantitative terms, the impact of the baseline BRT and GEF-funded components is estimated to be more than 800 premature deaths avoided and around 800 fewer new cases of chronic bronchitis over 30 years of operation of the BRT (Abt 2011). Premature death from road accidents is also expected to be reduced. Although reliable road safety data for Dhaka is difficult to obtain, it is known that Bangladesh has some of the highest crash and fatality rates in the region and that pedestrians comprise around 70% of road fatalities in Dhaka, with a high proportion of these being children (Hoque 2004). The baseline project and GEF-funded activities have been designed specifically to address road safety issues. As described above, it includes improved lighting, upgrading of facilities for pedestrians, improved traffic management in the BRT corridor, and road safety awareness campaigns. The BRT project is also expected to produce a significant reduction in the effects of congestion on individual travelers. Based on the results of transport network modeling of the BRT corridor, the combination of improved infrastructure, upgraded bus services and better traffic management is estimated to produce total travel time savings in the corridor (including all modes of transport) of almost 100,000 hours per day when the BRT opens, then rising to around 250,000 hours per day by 2030 (ALG-BETS-TMB 2011). This is forecast to be accompanied by an initial reduction in traffic activity by some 40,000 vehicle-kms per day, then rising to around 140,000 vehicle-kms per day by 2030. As well as the impact on individuals, the adverse effects of congestion have an impact on the economy. Reliable estimates of the scale of this impact are not available specifically for Dhaka, but Asian regional studies suggest that the economic cost of road congestion is around 2%–5% of GDP every year due to lost time and increased transport costs. In addition, air pollution including that from transport imposes an economic cost of up to 2%–4% of GDP; and the total national cost of road accidents is estimated at 1-2% of GDP annually. This means that initiatives aimed at improving the sustainability of urban transport also deliver dividends in terms of economic efficiency. The socio-economic benefits will be felt across the community and economy, but will be especially important for the poor and women. The urban poor suffer disproportionately from an inadequate transport system. Underinvestment in public transportation raises the cost of commuting and restricts access to jobs and services. The poor tend to be more exposed to risks associated with externalities in transport, face higher commuting distances and costs, and are particularly affected when there is a lack of provisions for pedestrians. The project will provide a high level of accessibility, mobility, safety and service reliability in the greater Dhaka area. In particular, the direct poverty benefits of the baseline project include (a) supporting an employer-based cross-subsidy program to reduce costs of transit fares for low-income workers, particularly garment employees within the corridor, and (b) employment opportunities during construction and operation of the BRT system. The baseline project was also specifically designed to mainstream gender issues. Safety (pedestrian and as users of public transport) and avoidance of harassment are important gender issues in Dhaka. A gender action plan (GAP) was prepared to specifically address gender-related concerns, including dedicated bus seating for women, improved street lighting for pedestrians, better security and lighting at bus stops, and reserved commercial spaces at BRT stations for women-operated vendors. These measures will help to create new opportunities and a safer environment for women. The improved street lighting to be co-financed by GEF funding is an especially important part of this initiative. In addition to mitigation co-benefits, the baseline BRT project will have significant climate change adaptation benefits. Bangladesh is one of the most vulnerable countries in the world to climate risks. In particular, Dhaka is low lying (average around 8 m above mean sea level, but as low as 2 m above MSL in some areas) and has a long history of destructive flooding. As described above, the baseline BRT project includes construction of an efficient high-capacity drainage system along the BRT corridor. This will help to protect the BRT and make it more resilient to heavy rain, flooding and long-term climate change, and will also deliver significant benefits to adjacent communities by reducing localized flooding from ponding and drainage congestion, and reduced waterborne disease. The benefits will accrue mainly to the poor who are disproportionately affected by flooding in Dhaka. As noted above, socioeconomic co-benefits will be tracked as part of the project M&E program in accordance with the baseline project DMF (see Annex A). These co-benefit indicators will be reported to GEF in addition to the standard Tracking Tools..

B.4  Indicate risks, including climate change risks that might prevent the project objectives from being achieved, and if possible, propose measures that address these risks to  be further developed during the project design:

Major risks, risk ratings and mitigation measures are summarized in the following Table. Overall, it is considered that the risks can be mitigated to a manageable level to deliver the intended benefits of the project. Risk; Rating; Mitigation Measure. Sustained government commitment to institutional reforms in the sector, and to private sector development.; Low; ADB, along with other development partners, will continue close dialogue with the government to reinforce the benefits of the project.. Political instability in GCC following its creation.; Medium; ADB will continue close dialogue with GCC to reinforce the benefits of the project. Project design includes assistance for GCC to revise its detailed land use plan, integrate it with a transport plan, and design an integrated urban development strategy.. Lack of qualified and available staff to manage the BRT implementation; High; A Special Project Organization (SPO) will be established by Government to provide overall project management, and organize and monitor future BRT operations with the private sector. The baseline project will provide long-term support for establishment and capacity building for the SPO.. Weak governance in financial management and procurement.; Medium; Project design includes measures to bring more accountability and transparency to procurement and financial management (website, consultant, etc.).. Lack of commitment from Police regarding adequate enforcement of traffic rules and parking policy; Medium; Project design includes a capacity building program on enforcement for the Traffic Police; and tools and technology (such as CCTV) to facilitate enforcement.. Strikes (e.g. garment workers) blocking motorized traffic, affecting and delaying project implementation.; Low; ADB, along with other development partners, will continue close dialogue with the government and all political parties to minimize any impact on project implementation.. Non-cooperation from the existing bus industry.; High; Limited number of existing bus routes will be affected, and incentives and compensation mechanism is proposed under the baseline project.. Delayed start of civil works due to longer pre-construction time.; Low; Project consultants will prepare bidding documents, and a Utility Coordination Committee will be set up.. Delayed start of BRT operations because of the financing of one terminal under PPP scheme.; Medium; The PPP scheme will be prepared by project consultants until bidding stage.. Climate Change, especially flooding; Low; Project design includes an efficient high-capacity drainage system along the corridor, designed for current conditions and projected climate change...

B.5. Identify key stakeholders involved in the project including the private sector, civil society organizations, local and indigenous communities, and their respective roles, as applicable:

The key stakeholders and their roles are summarized in the following Table. Stakeholder; Role. Bangladesh National Government and agencies; High level national and sector policy development, legislation and implementation. The project has been designed in close consultation with Government, and Government will contribute $45m of its own resources to project financing.. City Corporations of Dhaka and Gazipur; Municipal planning and services, including urban land use planning. Technical assistance is provided in the project design to assist GCC to revise its detailed land use plan, integrate it with a transport plan, and design an integrated urban development strategy.. NGOs; Advocacy and support services for community issues, such as air quality, sustainability, poverty reduction, resettlement, disaster response, etc. The project has been designed in consultation with relevant NGOs. NGOs will be specifically involved in project implementation in areas of community awareness and participation, resettlement, and gender action plan.. Traffic Police; Traffic management and enforcement. The project will provide tools and capacity building to Police for more effective operations.. Private sector public transport operators, including bus, mini-bus, rickshaw and taxi operators; Public transport services, in conjunction with and in some cases, competition with the BRT. The project design includes a range of measures (including possible incentives and compensation mechanism) to integrate existing operators/services with the BRT.. Other road users (cars, trucks and other commercial vehicles); Road use for private purposes. These road users will generally benefit from improved roads and traffic management delivered by the project.. Local community (residents, workers, business owners); The urban community of residents, non-resident workers and business owners. Extensive consultation with all affected communities was undertaken during the project design process and will continue in the project area. In cases where residents, vendors or business premises need to be relocated/ resettled this will be conducted in accordance with ADB safeguards policies and a comprehensive Resettlement Plan.. Individual residents and workers; Make decisions about travel needs, mode of transport, and car ownership. The project will influence those decisions by providing an alternative high quality travel option (BRT).. Several initiatives at Government and community level will be in place under the baseline project to ensure coordination between stakeholders. A high level Inter-Ministerial Project Steering Committee will be established. This committee will be chaired by the Ministry of Communications and will include representatives of other Ministries and major stakeholders (see Part III.B Project Implementation Arrangements for more details). At a community level, a community awareness and participation plan (CAPP) has been prepared to encourage awareness building and public participation amongst key stakeholders to ensure widespread, ongoing, and meaningful participation with an emphasis on poor and vulnerable households. In addition, a gender action plan (GAP) has been prepared to address specific gender-related concerns. The GAP and CAPP will be implemented with the assistance of an NGO and the project management, coordination and capacity building (PMCCB) consultants engaged under the baseline project. These participation and coordination activities will be monitored and progress reported to ADB on a quarterly basis. B.6. Explain how cost-effectiveness is reflected in the project design: The project presents the opportunity to develop a cost-effective approach for reducing GHG emissions, improving liveability and reducing congestion in Dhaka, through development of low carbon transport and urban system in the Dhaka-Gazipur corridor. As described above, there have been many studies over the past 20 years and many options considered for addressing the severe transport and urban problems facing Dhaka. This includes the Strategic Transport Plan for Dhaka (STP)(Louis Berger, WB, 2005) and Dhaka Urban Transport Network Development Study (DHUTS)(KEI, JICA, 2010). This project responds to the priority BRT line identified in STP and DHUTS for the corridor from central Dhaka to Uttara and its extension to the rapidly-growing satellite city of Gazipur on the northern fringe of Dhaka. As part of project preparatory technical assistance provided by ADB for this project (ALG-BETS-TMB 2011), the STP/DHUTS recommendations for the Dhaka-Gazipur corridor were tested and further options were considered. This involved additional analysis, consultation and modelling to confirm the demand for a mass transit system in the corridor, and that BRT represented the most appropriate technology and cost-effective solution. It included consideration of alternative scenarios for start and end-points for the BRT; alignment in the corridor; location of major terminals; whether or not the BRT would need to be elevated in sections to provide the required service and capacity performance; and options for integrating the BRT into an enhanced public transport network. The outcome was a BRT concept for the corridor, which was subsequently endorsed and enhanced through consultation and stakeholder workshops, and became the basis for the baseline project described above. Based on this analysis, it is considered that the baseline project is a high priority for Dhaka and represents the most cost-effective approach to providing mass transit services in the corridor. Cost-effectiveness is also reflected in the choice of project activities proposed for GEF funding. During the project planning and design, several opportunities were identified where the baseline project could be extended in ways that are both cost-effective and align strongly with GEF objectives to produce additional GHG savings and serve as a demonstration project for replication in other transit projects being planned for Bangladesh. In particular, co-financing of low carbon buses and street lighting by GEF provides a targeted and cost-effective opportunity for additional GHG savings, while at the same time reinforcing the impact of the BRT on transforming the perception of public transport in Bangladesh as a viable and attractive alternative to private transport. Although the proposed GEF-funded activities (as described above) are smaller in comparison to the baseline infrastructure investments, they have the power to leverage considerable impacts and be catalysts for further investment in project replication and scaling up. The GEF-funded activities are tightly integrated with the overall BRT project design, with the loan and grant co-financed baseline project developing the core BRT infrastructure, systems and capacity; and the GEF-funded components providing incremental impact in terms of cost-effective additional GHG savings and enhancement of the low carbon transport and urban system concept. Bangladesh is one of the world’s least developed countries and does not have the capacity to finance these incremental activities with additional loans or from its own resources. The cost-effectiveness of the GEF co-financed activities can also be gauged in terms of the unit cost of GHG savings produced by the investment. This indicator is shown in the following table for the total project savings (GEF-funded + Baseline Project) and for the GEF incremental impact (excluding the Baseline Project) and separately for inclusion of the Bottom-up or Top-down indirect impacts. It is important to include the indirect impacts because as noted above, the baseline BRT is a “first of its kind” project in Bangladesh and to a large degree, the impact of GEF funding is equally important for its demonstration and replication potential as for its direct GHG savings. Indicator ( $/CO2e tonne avoided); GEF + Baseline Project; GEF Incremental Impact. Lifetime Direct + Direct Post-Project + Indirect (Bottom-up); $2.80; $6.80. Lifetime Direct + Direct Post-Project + Indirect (Top-down); $1.80; $2.90. The figures indicate that the cost per tonne of GHG savings is comparable with or lower than recent Certified Emission Reduction (CER) prices under the CDM; and lower than the benchmark figure of around $25 per tonne that has emerged from many studies (WB, UN, US, etc) and been adopted by several countries. Overall, this indicates good value for money and a cost-effective investment. However as noted above, these figures may under-estimate the full impact of the GEF contribution (and over-estimate the cost per tonne of GHG savings) because it does not capture some important second order effects. In particular, the under-estimate arises for several reasons: (a) GEF funding will help to further raise the quality of buses and the quality, safety and security of access to the BRT by NMT modes. Both of these factors will contribute to increasing the attractiveness of the BRT as an alternative to higher carbon modes. This is reflected in mode shares in the corridor and forecasts of future BRT patronage. These are important parameters in estimating the GHG savings from BRT operation compared to the BAU assumption of no BRT. Because the estimates of baseline savings (Grutter 2011; TEEMP) assume predicted high levels of BRT mode share and NMT access resulting from a high quality BRT, a small (but not insignificant) portion of the GHG savings from the baseline project are attributable to the incremental effect of GEF funding. (b) As noted above, widespread adoption of solar lighting in public places coupled with improved O&M mechanisms will reduce pressure on the Bangladesh electricity grid which is already highly strained during peak periods. In addition to direct GHG savings from switching to the solar lighting, there are flow-on effects from reduced “brown outs” and improved network efficiency. Even allowing for some rebound effect, there are likely to be small overall GHG savings that are not accounted for in the above estimates of GHG savings.

B.7. Outline the coordination with other related initiatives:

The project will be coordinated with other initiatives at several levels; regional, country and city. At a regional level, it will be directly coordinated with activities of ADB's Sustainable Transport Initiative (STI) and with the ASTUD program. ASTUD is the GEF parent program for this project. As described above, ASTUD is a multi-year, multi-country program that provides an umbrella framework for a range of projects in Asia designed to secure a large-scale and sustained impact on the global environment. It links GEF objectives for energy efficient, low-carbon transport and urban systems with the ADB STI; ADB’s pipeline of transport and urban development projects in Asia; and ADB’s work with the Cities Development Initiative for Asia (CDIA) and Clean Air Initiative for Asian Cities (CAI-Asia). The ASTUD program includes a Regional Knowledge Sharing component that will focus on raising awareness of options and integrated approaches to energy efficient low-carbon transport and urban systems; disseminating the replicable findings of the other ASTUD components; and building capacity to implement these measures. This knowledge sharing activity will piggyback on the major regional program being undertaken as part of the ADB STI. ADB established the STI in 2010 to align its transport operations with strategic priorities of ADB’s Strategy 2020 and provide technical and other resources to build a portfolio of enhanced lending and technical assistance to support sustainable transport. In essence, STI is a catalyst for integrating sustainability (and especially climate change) concepts into ADB’s activities in the transport sector; sharing the lessons and experiences from transport projects across the Asian region; and developing and testing of generic methodologies and tools for sustainable transport planning and evaluation. There will be a two-way flow, with lessons from the Dhaka BRT feeding into the regional knowledge base, and the Dhaka project benefiting from access to ASTUD and STI knowledge sharing programs. At a country level, the project will be coordinated with related initiatives by Government, ADB and other multi- and bilateral development partners. The proposed project is also strongly aligned with ADB's current Country Partnership Strategy (CPS) for Bangladesh (as described below). In particular, ADB has made climate-change adaptation and mitigation an integral part of its projects under the CPS. Consistent with this priority, ADB is supporting Bangladesh in developing capacity and strengthening institutions; addressing vulnerability and risks in national development strategies and actions; making vulnerable sectors more climate resilient; dealing with climate-induced natural disasters; and “climate proofing” existing infrastructure and future projects. This includes ADB support for implementation of Bangladesh's Climate Change Strategy and Action Plan and for Climate Change Mitigation and Renewable Energy Development. In terms of urban public transport, the baseline project will be coordinated with the planned Chittagong Urban Transport Improvement, which is slated for preparation in 2013-14. There is significant potential for replication in Chittagong and other urban corridors of the low carbon transport and urban system lessons emerging from the baseline project. At the Greater Dhaka city level, the project will also be coordinated with the ADB Urban Governance and Infrastructure Improvement Project and with projects being implemented by other development partners (including World Bank, MCC, GIZ, JICA) aimed at improving the urban environment in Dhaka. In particular, this project is coordinated with the World Bank's Clean Air and Sustainable Environment Project, which is currently financing the feasibility and design study for a second BRT line that links with the baseline project and will ultimately create a 40 kilometer mass-transit corridor, from Gazipur to Dhaka city center. It is therefore crucial to coordinate both projects and ensure full operational and technical integration. This coordination will be accomplished at several levels. The two project teams are working closely together and same consultant has been engaged by the World Bank for the feasibility and initial design phase as worked on the baseline BRT project for ADB. This will ensure technical integration. In addition, Trans Dhaka (the special purpose organization established to manage and operate the baseline BRT) will also manage and operate the extension of the BRT line to central Dhaka. This will ensure operational integration. It is also important to note that with the ADB section being implemented first, due to easier institutional and technical features, its demonstration effect will ease the implementation of the World Bank section and other planned BRT lines.

C. GEF Agency information: C.1 Confirm the co-financing amount the GEF agency brings to the project: As the project’s GEF Agency, ADB will provide a total of some $160 million in loans for co-financing this Bangladesh sustainable transport initiative. In addition, the Government of Bangladesh will provide $45 million in grant co-financing; and the Agence Française de Développement (AFD) will provide $45 million in loan financing. This project and the co-financing amount are directly in line with the role of ADB. The mission of the ADB is to help its developing member countries to reduce poverty and improve living conditions and quality of life. In line with this mission and its Strategy 2020, ADB has a leadership role in the region working with countries towards developing sustainable transport solutions and measures to address climate change; and sharing knowledge and expertise in sustainable responses to the key challenges facing its member countries..

C.2  How does the project fit into the GEF agency’s program (reflected in documents such as UNDAF, CAS, etc.)  and staff capacity in the country to follow up project implementation:

ADB has identified environmentally sustainable growth, including climate change, as a top development concern and has made this a core area for ADB operations under its long-term Strategy 2020 framework.  Consistent with Strategy 2020, ADB has refocused its operations in the transport sector to place a greater emphasis on sustainability, as outlined in the ADB STI - Operational Plan (STI-OP, 2010).  These two documents set the framework for ADB's involvement in climate change mitigation and sustainable low-carbon transport and urban systems.

At a country level, the proposed project is also strongly aligned with ADB Country Partnership Strategy (CPS) Bangladesh 2011-15 and with the Bangladesh Sixth Five-Year Plan 2011-15.  In line with this national plan and Strategy 2020 priorities, ADB’s CPS is focusing public sector operations on six sectors: energy, transport, urban, education, finance, and agriculture and natural resources.  This includes key strategic priorities aimed at making Dhaka more livable and safe; improved urban transport, especially relating to low carbon modes; balanced growth of urban centers nationwide, including satellite towns; and mitigating the adverse effects of climate change.  The baseline project and GEF-funded activities fit directly into these priorities and aligns strongly with ADB’s program for Bangladesh.

ADB has a large resident mission in Dhaka to assist with and follow-up project implementation.  The Resident Mission has a staff of around 50, covering a wide range of functions and specialities including program/ portfolio management, economics, procurement and financial management, safeguards, and sector specialists.  In particular, this includes a Transport Project Officer and a Procurement Specialist who have been involved in preparation and design of this project, and along with other resident staff would be available to follow-up on project implementation and M&E activities.

In summary, this project is strongly aligned with ADB’s corporate strategy at all levels; is consistent with its leadership role in helping the region mitigate the causes and adapt to the consequences of climate change; and is backed up by ADB’s strong regional knowledge, local staff capacity and track record of successfully managing program implementation.

part iii:  institutional coordination and support

- institutional arrangement:

Not applicable as only one GEF Agency is involved.

- project implementation arrangement:

The project implementation arrangements will follow ADB’s standard framework. ADB will sign a loan agreement with the Government of Bangladesh for the baseline co-financing, and a grant agreement for the GEF funds. Implementation of the GEF components will be integrated with the baseline project, but with strict separation from a financial management perspective. ADB will undertake supervision and monitoring missions twice each year; and monitor project performance against the Project Results Framework and financial management and procurement against ADB guidelines. In line with ADB’s standard framework for project implementation, there will be a high-level steering committee providing overall guidance; an executing agency tasked with overall project management; and several implementing agencies responsible for delivery of project components. The key components of the project implementation arrangements and responsible agencies are summarized in the following diagram. Overall policy guidance and interagency coordination will be provided by an Inter-Ministerial Project Steering Committee (PSC). This committee will be co-chaired by the Roads Division and Bridges Division Secretaries, both under the Ministry of Communications (MOC), and will include representatives of major stakeholders. The Roads Division of the MOC will be the designated executing agency and will be responsible for the overall coordination, supervision and execution of the project. To support this role, a project management unit (PMU) will be established at Roads Division. The PMU will be headed by a project coordinator, and supported by Roads Division staff and the project management, coordination and capacity building (PMCCB) consultants engaged under the baseline project. The PMU will be responsible for (a) engaging consultants; (b) coordinating the project implementing agencies; (c) ensuring compliance of the project activities with the safeguard requirements and ensuring that any complaints received are addressed adequately; (d) supervising procurement, (e) monitoring utilization of the ADB and co-financiers loans and grant, and the counterpart funding; (f) preparing progress, audit and other reports to ADB and the government, and (h) coordinating with ADB review missions. The project will be implemented by three Governmental agencies: (i) the Roads and Highways Department (RHD) will implement the main corridor restructuring and will prepare the PPP scheme to finance the BRT terminal near the airport; (ii) the Bangladesh Bridges Authority (BBA) will implement the 4.5 km elevated section, integrating the new Tongi bridge and the Abdullahpur intersection flyover; and (iii) the Local Government Engineering Department (LGED) will implement the BRT terminal in Gazipur and small improvements on feeder roads and local markets. A project implementation unit (PIU) will be established in each of these implementing agencies, and will be headed by a full-time project director. The PIUs will be responsible for (a) carrying out procurement, (b) liaising and coordinating with the PSC, PMU and other PIUs, (c) managing the contractors and liaising with other stakeholders regarding the day to day implementation of project activities, and (d) submitting withdrawal applications to ADB. The PIUs will receive support from the project’s Engineering, Procurement, and Construction Management (EPCM) consultants, and RHD’s PIU will be assisted by a non-governmental organization (NGO) to implement the resettlement plan. The government has approved the establishment of Trans Dhaka, as a Special Project Organization (SPO) to manage BRT operations. The SPO will be established as a 100% Government-owned corporation, in accordance with the 1994 Companies Act and with its own board will be chaired by the Secretary of the Roads Division. Tasked as the fourth implementing agency, the SPO will be responsible for (a) designing future operations and business model for the BRT system; (b) conducting negotiations and facilitating consolidation of existing bus industry to operate the BRT; (c) procuring buses and ITS for the BRT; (d) supervising training for bus drivers before the start of the operation; and (e) conducting media campaign and community awareness. The SPO will receive support from the PMCCB consultants and the project’s Operational Design and Business Model (ODBM) consultants. One of the consultants’ first tasks will be to recruit local staff for the SPO and train them “on the job”, so they can take over when the BRT starts operation. After the project is completed, all BRT assets (terminals, stations, BRT lanes, etc.) will be transferred to the SPO which will continue to manage and monitor the BRT operations. To ensure efficient coordination among the implementing agencies, and support from the consultants, the three Government agency PIUs will be located in the office leased by the project for the SPO. All financial management and procurement will be conducted in accordance with ADB guidelines. In particular, consultant recruitment will be carried out in accordance with ADB’s Guidelines on the Use of Consultants (2010, as amended from time to time); all procurement of works, goods and services will be carried out in accordance with ADB’s Procurement Guidelines (2010, as amended from time to time); and loan proceeds under co-financing arrangements will be disbursed in accordance with ADB's Loan Disbursement Handbook (2007, as amended from time to time) and detailed arrangements agreed upon between the government and ADB.

Part IV: Explain the alignment of project design with the original PIF

The project is consistent with the objectives and approaches presented in the ASTUD PFD approved by the GEF Council on November 10, 2011. No changes have been made to the overall project design or activities as described in the PFD. GEF-STAP and Council comments on the ASTUD PFD have been taken into account in the preparation of this submission, in particular in relation to aspects such as co-benefits. However based on subsequent analysis some adjustments have been made. Since submitting the ASTUD PFD, the Project Preparation Technical Assistance (PPTA) studies for the BRT have been finalized and more work has been done on defining project components and reviewing the overall project cost and structure of co-financing. As a result, the energy efficient bus activity has been expanded to include eco-driving/maintenance training, and adjustments have been made to the allocation of total GEF funding between the two components (buses; street lights). Because around 50 new buses will be procured for the initial BRT operation (and more in subsequent years), it is anticipated that by specifying a requirement for eco-driving/maintenance training as part of the bus supply contract package, it can be included at no (or minimal) additional cost. This is based on experience with recent bus procurement contracts in other countries. The initial allocation as specified in the ASTUD PFD was that GEF would co-finance around 40% of the cost of the buses and around 40% of the cost of energy efficient solar street lights. This has been adjusted so that GEF will co-finance around 30% of the cost of buses and around 80% of the cost of the street lights. This involves reallocating some $0.85 million of GEF funds from buses to street lights. The rationale for increasing the GEF co-financing of energy-efficient solar-powered street lighting was that it delivers clear direct GHG savings with a high level of confidence in strong return on investment (in terms of savings per dollar), and has strong and broad potential for replication in Bangladesh. Further, the requirement in terms of number of lights and other parameters is well-defined at this stage. This combination of factors underpinned the decision to adjust the allocation of GEF co-financing between the two components.

PART V: Approval/endorsement by gef operational focal point(s) and gef agency(ies)

- Record of Endorsement of GEF Operational Focal Point(s) on Behalf of the Government(s): ): (Please attach the Operational Focal Point endorsement letter(s) with this template. For SGP, use this OFP endorsement letter).

| Name | Position | Ministry | Date (MM/dd/yyyy) |
| --- | --- | --- | --- |
| Mr Mesbah Al Alam | GEF Operational Focal Point for Bangladesh / Secretary-in-charge | ENVIRONMENT AND FORESTS | 04/20/2011 |

B.  GEF agency(ies) certification

This request has been prepared in accordance with GEF/LDCF/SCCF/NPIF policies and procedures and meets the GEF/LDCF/SCCF/NPIF criteria for CEO endorsement/approval of project.

| Agency Coordinator, Agency Name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Nessim Ahmad Director, Environment and Safeguards concurrently Practice Leader (Environment) Asian Development Bank |  | July 24, 2012 | David Margonsztern, Urban Development Specialist (Transport) | +632 6325787 | dmargonsztern@adb.org |

ANNEX A:  PROJECT RESULTS FRAMEWORK

| Design Summary | Performance Targets and Indicators | Data Sources and Reporting Mechanisms | Assumptions and Risks |
| --- | --- | --- | --- |
| Impact A sustainable urban transport system is developed in TGPA | By 2020: Project saves average 40,000 tCO2-equiv/yr (vs. scenario “without project”) Air pollutants (PM2.5) annual level decrease by 20% (baseline 2006:76.72 μg/m3) GCC walkability index rating improves from 39 (baseline 2010) to 60 out of 100 | CDM evaluation reports (Validator) DOE annual report; and PMU results monitoring of the Abt Study CAI-A walkability index and Dhaka survey | Assumption Sustained government commitment to institutional reforms in the sector, and to private sector development. |
| Outcome The public transport system is improved in TGPA, benefiting a population of 1 million | By 2017: Resident positive perception of public transport and urban life quality improves by 50% from baseline 2012. BRT achieves 100,000 pax / day ridership [at least 30% women] in 1st year of operation Modal share of public transport increase from 40% (baseline 2011) to 50% | SPO Claim Book and Socio-economic / perception survey SPO annual reports SPO / DTCA annual reports | Risk Political instability in GCC, following its creation. |
| Outputs 1. TGPA’s main urban transport corridor is restructured | 20 km. BRT route, mixed traffic lanes, NMT lanes, sidewalks and terminal and depot in Gazipur completed by 2016 as per design and international quality standards, including safety design features for women, children and disabled 90% flood-free days along the corridor by 2017 100 m. stretch in 155 feeder roads improved for NMT by 2016 Airport BRT terminal developed as part of an intermodal hub through PPP scheme, by 2016 | PMU / SPO annual reports SPO flood incidents annual report PMU / SPO annual reports SPO annual reports | Risk Frequent strikes (garment workers, bus operators, etc.) causing project delays. |
| 2. Project management is effective, and BRT operations are sustainable | Budget for SPO and DTCA approved by 2012 75% of SPO / DTCA trainees [30% women] get 80% high score in final test Private company(ies) formed to run BRT under SPO register 5% profit in first year of operation (2017) Carbon credits finance at least 5 % of BRT’s O&M by 2018 BRT reaches operational targets of 30 km/h average speed and 3 min. headways by 2017 70% of garment workers [mostly women] using BRT receive subsidized monthly travel passes by 2017 BRT is accessible / friendly to women, children, disabled PIUs are appropriately staffed [with 20% women] and trained by 2013 PPMS with gender indicator is developed by 2012 | National Budget 2012 yearbook SPO / DTCA HR Training completion reports by consultant SPO annual reports Private operator(s) balance sheet SPO annual reports SPO annual reports SPO annual reports Project design Socio-economic survey Project progress reports Project progress reports | Assumption PIUs are all regrouped in the SPO office and coordination is efficient. Risks Resistance to the project from power groups and vested interests (rickshaw associations, existing bus operators, cars and trucks drivers, etc.). Delayed start of BRT operations due to financing of the airport BRT terminal under PPP scheme |
| 3. Urban quality of the corridor is improved | 95% days with street lights in the evening along corridor by 2017 Traffic accidents per year are reduced by 20% by 2017 from baseline 2012 At least 1500 vehicles parked illegally towed away per year, and 100 parking fines issued per day by 2017 (baseline 2011: 0) Average travel time by bus (Gazipur <-> airport) decrease by 50% by 2017 (baseline 2011: 80 minutes) Municipal infrastructures (10 local markets, 9 drains, and 141 local roads) improved by 2016 [target: 30% women participation] | SPO annual reports Traffic Police annual report Traffic Police annual report DTCA and SPO annual reports Project progress reports | Risk Gazipur District Traffic Police is not committed to strict traffic rules and parking policy enforcement |

| Activities with Milestones | Inputs |  |
| --- | --- | --- |
| 1. TGPA’s main urban transport corridor restructuring 1.1 Complete land acquisition and obtain environmental clearances (Q3 2012) 1.2 Prepare detailed design and bid documents (Q2 2012 – Q2 2013) 1.3 Award contracts for civil works (Q4 2013) 1.4 Complete restructuring of GCC urban transport corridor, incl. BRT (Q4 2016) 1.5 Complete improvement of feeder access roads for NMT (Q4 2016) 1.6 Complete efficient high-capacity drainage system (Q4 2016) 1.7 Complete PPP scheme (Q3 2013) and prepare bid documents (Q2 2014) for the construction of the airport intermodal hub, including BRT terminal 2. Effective project management and sustainable BRT operations 2.1 Gazet DTCA Act, and create SPO (Q1 2012) 2.2 Create and fully staff PMU and PIUs (Q2 2012) 2.3 Recruit PMCCB, EPCM, ODBM, and NGO consultants (Q2 2012) 2.4 Implement monitoring and evaluation system (Q3 2012) 2.5 Conduct all primary and baseline data surveys (Q4 2012) 2.6 Conduct capacity building programs for PMU/PIUs staff (2012), and for staff in SPO / DTCA (2013-14) 2.7 Conduct negotiations with existing private bus operators and design a sustainable business model for BRT operations (Q1 2013 to Q2 2014) 2.8 Set up a compensation mechanism and a fleet scrapping program for non-participating private operators (2013) 2.9 Set up fare policy and pro-poor cross-subsidies (Q2 2014) 2.10 Set up the fare collection and clearing house with private sector (Q4 2014) 2.11 Create private company(ies) to run BRT operations (Q1 2015) 2.12 Procure 50 articulated buses (2015) and lease to private sector (Q4 2016) 2.13 Procure (2015) and install ITS equipment for BRT operations (Q4 2016) 2.14 Train bus drivers and test BRT operations (Q1 2017) 2.15 Start BRT operations (Q2 2017) 2.16 Conduct awareness campaigns on HIV/AIDS prevention for construction workers (Q1 2014) and for BRT users (Q3 2017) 2.17 Conduct socio-economic and perception surveys (Q3 2017) 3. Improved urban quality along the GCC corridor 3.1 Complete improvements of municipal infrastructures (Q4 2016) 3.2 Procure (2015) and install 1000 energy-efficient street lights along the 20km. corridor (Q4 2016) 3.3 Procure (2015) and install 70 traffic lights and 150 CCTVs (Q4 2016) 3.4 Procure emission testing and other various sets of equipment for Traffic Police (Q1 2014) 3.5 Conduct trainings on O&M of equipment for Traffic Police (2016) | ADB Loan: $100 million OCR, and $60 million ADF |  |
|  | Item | Amount ($ million) |
|  | Civil works | 84.4 |
|  | Equipment | 17.0 |
|  | Consulting services | 13.2 |
|  | Compensation/ fleet scrapping program | 9.7 |
|  | SPO operating cost | 14.0 |
|  | Interest charge and contingencies | 21.7 |
|  | AFD Loan: $45 million |  |
|  | Joint financing with ADB |  |
|  | Government: $45.4 million |  |
|  | Item | Amount ($ million) |
|  | Taxes and duties | 26.5 |
|  | Civil works | 3.5 |
|  | SPO operating cost | 3.3 |
|  | Land acquisition and resettlement | 8.1 |
|  | Interest charge and contingencies | 4.0 |
|  | GEF Grant: $4.6 million |  |
|  | Item | Amount ($ million) |
|  | Street lights | 1.6 |
|  | BRT fleet | 3.0 |
|  | ADB Trust Fund |  |
|  | Item | Amount ($ million) |
|  | Piggy-backed CDTA | 1.0 |

ADB = Asian Development Bank, AFD = Agence Française de Développement, BRT = Bus Rapid Transit, CAI-A = Clean Air Initiative for Asia, CCTV = closed-circuit television, CDTA = Capacity Development Technical Assistance, CO2 = carbon dioxide, DAP = detailed area plan, DOE = Department of Environment, DTCA = Dhaka Transport Coordination Authority, EPCM = Engineering Procurement and Construction Management, GCC = Gazipur City Corporation, HR = Human Resource, NGO = non-governmental organization, NMT = non-motorized transport, ODBM = Operation Design and Business Model, O&M = operation and maintenance, PIU = Project Implementation Unit, PM10 = particulate matters less than 10 microns, PMCCB = Project Management Coordination and Capacity Building, PPMS = Project Performance Management System, PMU = Project Management Unit, Q = quarter, SPO = Special Project Organization, TGPA = Tongi and Gazipur Pourashavas Area (the project area).

Source: Asian Development Bank estimate

ANNEX B:  RESPONSES TO PROJECT REVIEWS (from GEF Secretariat and GEF Agencies, and Responses to Comments from Council at work program inclusion and the Convention Secretariat and STAP at PIF).

1.  STAP and Council Comments on ASTUD  PFD and Responses for ASTUD: Greater Dhaka Sustainable Urban Transport Corridor Project

| Source/ Comment | Response for ASTUD: Greater Dhaka Sustainable Urban Transport Corridor Project |
| --- | --- |
| STAP |  |
| STAP Advisory Response: Consent. Specific comments: |  |
| - STAP … commends ADB for submitting so well conceptually designed and structured proposal. It sets the bar high for other GEF interventions in the transport sector … It is commendable that ADB estimates the GHG benefit under the baseline scenario interventions and separately for the GEF interventions. | Noted. |
| - STAP expresses its interest to be informed about project outcomes and developments in order to verify and update existing GEF methodology for transport sector. It is understood that this program will generate a range of socio-economic benefits which are local but fundamental ingredient in decision-making for transportation sector. STAP encourages project proponents to make attempts to systematically analyze and collect data about these co-benefits with an intention to be considered in the updated GEF GHG methodology and beyond. | ADB will keep STAP informed about project outcomes and developments as part of an expanded M&E scope to be applied to all ASTUD projects. As explained under section H. DESCRIBE THE BUDGETED M&E PLAN of the ASTUD: Greater Dhaka Sustainable Urban Transport Corridor Project submission, a range of socio-economic indicators will be monitored and the results of the co-benefit monitoring will also be reported to GEF. This is in addition to required monitoring of GHG emissions performance and reporting through the GEF Tracking Tools. A similar approach to monitoring and reporting co-benefits will be applied in all projects under the ASTUD program. |
| - While the program engages and consults with a range of stakeholders ranging from national governments and industries to multilateral organizations and UNFCCC bodies, lessons learned and tools and methods developed would be of interest to the GEF itself and could help in developing further its transport and urban program. STAP recommends exploring ways of how this program contributes to knowledge management for GEF and its agencies and secure such links at the early stage. | ADB is currently preparing a CEO approval submission for the Knowledge Sharing component of ASTUD. This component will put in place mechanisms for knowledge management and sharing of lessons learned and tools and methods arising from the ASTUD program. It will specifically address ways of including GEF and its agencies in the knowledge sharing network at an early stage of ASTUD implementation. |
| - It is understood that project focuses its interventions at the city level but these interventions will have an impact on countries obligations for UNFCCC and respective mitigation strategies including NAMAs. How project interventions and results and lessons will be fed into national mitigation strategies, plans and policies? | Yes, project interventions are focused at a city level, but in all countries participating in ASTUD, ADB works closely with national governments and in most cases national government agencies will be represented on project Steering Committee. ADB also works closely with GEF Focal Points in all countries involved in ASTUD, and with government agencies responsible for climate change issues and preparation of NAMAs, etc. ADB will use these already established linkages to ensure that relevant results and lessons are shared and fed into development of national strategies, policies, etc. The mechanisms and regional networks established under the Knowledge Sharing component of ASTUD will also assist with sharing between countries to help ensure that national mitigation strategies, plans and policies are based on best available knowledge. |
| - Climate change risks: Climate risks are recognized. Adaptation measures are mentioned in the PIF. However, under "Indicate Risks; including climate change" climate risks to transportation risks are not mentioned. STAP suggests reference to World Bank's report on, "Climate Change Impacts on Energy Sector" by Ebinger and Vergara (2011). This World Bank report states "Energy services and resources will be increasingly affected by climate change - Changing trends, increasing variability, greater extremes, and large inter-annual variations in climate parameters. The report provides approaches and methods to assess impacts and options to address the climate risks in energy sector. | Noted. This comment will be specifically addressed in each of the CEO Endorsement submissions for ASTUD projects. There are a range of general climate change risks and possible adaptation measures, but to a large extent the issues are location specific. For instance, ASTUD Tranche 1 includes projects in Dhaka, Bangladesh and Ulaanbaatar, Mongolia which have very different climate issues. The CEO Endorsement submission for ASTUD: Greater Dhaka Sustainable Urban Transport Corridor Project includes climate change in the risk and response assessment (section B.4) and a discussion of the way that climate resilience is factored into the BRT design in sections B.2 and B.3. A similar approach will be adopted for other ASTUD projects. |
| Council - Canada |  |
| Canada commented that it was “particularly impressed” with ASTUD | Noted. |
| Council – Germany |  |
| Germany commented that “The objectives and outcomes outlined in the PDF seem well designed to achieve the desired GHG emission reductions in urban transportation.” Specific comments: |  |
| - The project outputs “policy support for low-carbon transport and urban systems and technologies” as well as “improved NMT access” do not fit under the AVOID section under Programme Component 1. These outputs refer to SHIFT to more sustainable modes, without necessarily reducing the need to travel. They should therefore be put under Program Component 2, where reference to NMT is already made. | Noted. Improved Non-Motorized Transport (NMT) access and policy support for low-carbon transport and urban systems contribute to a shift to more sustainable modes, but in the broader context, also provide a supportive environment for the compact and transit-oriented development of cities in Asia and the Pacific. Therefore improved NMT and a supportive policy environment have features of both SHIFT and AVOID, depending on the specific circumstances. ADB is keen to develop both outputs through the ASTUD program. |
| - Under Program Component 2 (SHIFT), possibilities for fostering NMT beyond the access to transit stations should be explored more deeply. NMT should have a higher overall priority, as it is the least GHG emitting mode (zero emissions!). | Agreed. NMT will be given a high priority in ASTUD, for both access to transit and more broadly. Opportunities for fostering NMT will be prioritized as part of the process of refining the scope of GEF-funded activities for each ASTUD project prior to submission for CEO endorsement. |
| - In addition, the SHIFT component should explicitly refer to MAINTAIN, as in many developing cities the issue is rather to maintain the current high modal shares of NMT and public transportation. | Agreed. In the developing country context, the key focus is on maintaining the modal share of NMT and public transport. This is reflected in the ASTUD PFD which describes the SHIFT components as measures “to promote a shift to (or keep trips on) low-carbon transport modes”. |
| - With regard to knowledge sharing (component 4), the well-established Sustainable Urban Transport Project (www.sutp.org) as well as the current GEF-funded project “Promoting Sustainable Transport Solutions for East African Cities” (GEF Sustran East Africa, http://www.sutp.org/gefsustran/) should be considered for knowledge sharing purposes. | ADB is currently preparing a CEO approval submission for the Knowledge Sharing component of ASTUD. As part of this process, ADB will explore opportunities for close cooperation on knowledge sharing activities with the Sustainable Urban Transport Project and GEF Sustran project. |
| Council – France |  |
| Opinion: favorable. Specific comments: |  |
| - AFD (French Development Agency) is currently considering co-financing a draft corridor express bus to Dhaka with ADB. This request for contribution of the GEF, including the promotion of non-motorized modes, which are complementary modes of bus speed, is in the right direction. The program is quite consistent and will benefit from a French commitment in Bangladesh through a French Development Agency soft loan | Noted. AFD has committed to co-finance the Baseline project for the ASTUD: Greater Dhaka Sustainable Urban Transport Corridor component. The GEF-funded activities complement the core BRT infrastructure and systems being implemented with assistance from AFD. |
| - With regard to funding multi-country and multi-object, the main issue could be the method of monitoring and evaluation of operations financed which are quite disparate | Agreed. The components of ASTUD are quite disparate and present a challenge for monitoring and evaluation (M&E). A customized M&E framework will be developed for each ASTUD project and described in detail in the CEO Endorsement submission for that project. The submission currently under review for ASTUD: Greater Dhaka Sustainable Urban Transport Corridor project illustrates this approach. |

2.  GEF Secretariat Comments and Responses

| GEF ID: | 4931 |  |  |
| --- | --- | --- | --- |
| Country/Region: | Bangladesh |  |  |
| Project Title: | ASTUD: Greater Dhaka Sustainable Urban Transport Corridor Project |  |  |
| GEF Agency: | ADB | GEF Agency Project ID: |  |
| Type of Trust Fund: | GEF Trust Fund | GEF Focal Area (s): | Climate Change |
| GEF-5 Focal Area/ LDCF/SCCF Objective (s): |  |  |  |
| Anticipated Financing PPG: | $0 | Project Grant: | $4,630,000 |
| Co-financing: | $250,400,000 | Total Project Cost: | $255,030,000 |
| PIF Approval: | November 09, 2011 | Council Approval/Expected: | November 09, 2011 |
| CEO Endorsement/Approval |  | Expected Project Start Date: |  |
| Program Manager: | Hiroaki Takiguchi | Agency Contact Person: |  |

a)  Response to GEF Secretariat Comments dated April 11, 2012

| Questions | Secretariat Comment At CEO Endorsement(FSP)/Approval (MSP) | Agency Response |
| --- | --- | --- |
| 9. Is the project consistent with the recipient country’s national strategies and plans or reports and assessments under relevant conventions, including NPFE, NAPA, NCSA, or NAP? | HT, April 11, 2012: In addition to the current description, please consider any linkages and/or coordination with the Technology Needs Assessment under the UNFCCC. | From a climate change mitigation perspective, the Bangladesh “Technology Needs Assessment and Technology Action Plans for Climate Change Adaptation and Mitigation” (TNA December 2011) mainly focuses on mitigation in the energy, agriculture and industry sectors. However it also notes the potential for mitigation arising from efficiency improvements from “technological overhauling of the transport sector” and from energy efficient lighting. The baseline project and proposed GEF activities are consistent with these technology needs, through a combination of BRT and updated bus technology and energy efficient lighting. Section A.2 of the CEO Endorsement submission has been amended to include this linkage. |
| 11. Is (are) the baseline project(s), including problem (s) that the baseline project(s) seek/s to address, sufficiently described and based on sound data and assumptions? | HT, April 11, 2012: Is the baseline project going to be registered as a CDM project? Please clarify. | The process of registering as a CDM project is underway, but still at an early stage. The Roads Division of the Bangladesh Ministry of Communications submitted a "Prior consideration form" to UNFCCC on 9 February 2012, prior to registration. A response has not yet been received from the UNFCCC's CDM registration team. When a positive response is received, the next step is listing of the project in the UNFCCC website, then Grutter Consulting will proceed with further studies required for registration of the project. |
| 13. Is the project framework sound and sufficiently clear? | HT, April 11, 2012: Please address the following comments. a) Please explain the current situation of the use of CNG buses in Dhaka. b) Please explain the availability of CNG infrastructure required to use CNG buses. | a) As noted in section A.2 of the submission, the Bangladesh Government has adopted policies encouraging the use of Compressed Natural Gas (CNG) as the primary fuel source for the transport system. This has included the conversion of all government diesel buses and official vehicles to CNG; restricting the licensing of diesel buses in Dhaka; and the providing financial assistance for the development of CNG infrastructure. CNG is now the most frequently used transport fuel in Dhaka, and all new buses in Dhaka are mandated to be fuelled by CNG. For example, the Bangladesh Road Transport Corporation operates more than 500 CNG buses, mostly on services within or from Dhaka. b) The necessary infrastructure for CNG is already in place in Dhaka. CNG facilities are already available at several bus depots and more than 100 public CNG filling stations in Dhaka. |
| 15. Are the applied methodology and assumptions for the description of the incremental/additional benefits sound and appropriate? | HT, April 11, 2012: Not clear. a) Does the emission factor for the baseline project assume the CNG bus? b) The calculation of GHG savings assumes that CO2 emission factor for the baseline project is better than the one for the case with GEF contribution. Does the difference come from the passenger capacity? c) Is it possible to use emission factors of the standard bus (i.e. diesel) for the baseline project? Please explain. d) The document for the GEF/ADB project titled "Regional-GHG Assessment Methodologies in Sustainable Transport (GEF ID: 4236)" assumes that CO2 emission factor for the diesel bus and the CNG bus are 1201.88 g/km and 1071.45 g/km, respectively. | Yes, the baseline project is also CNG. It is helpful to look at the project in terms of 3 scenarios: 1. Business As Usual (existing conditions); 2. Baseline Project (existing plus BRT); and 3. Baseline Project + GEF funded incremental activities. Under existing conditions (Scenario 1. Business As Usual), the bus fleet in Dhaka is a poorly-maintained mix of old diesel buses and an increasing number of newer low-cost CNG buses, in line with Government policies restricting the registration of diesel buses and mandating the use of CNG, as described above. These buses are operating in chaotic stop-start traffic conditions with high levels of emissions. The Baseline Project will develop a 20 km BRT, operating CNG buses under smooth, controlled driving conditions. Under the Baseline scenario, the BRT bus fleet would be a mix of new conventional low-cost rigid CNG buses purchased for the BRT, and possibly some of the existing CNG buses that are in better condition. This will produce GHG savings compared to existing conditions, but does not maximize the low carbon potential of the BRT. Under Scenario 3, the GEF funding will enable the BRT to leapfrog to latest energy-efficient articulated CNG bus technology (preferably Euro IV equivalent or better) that are dedicated to BRT operation and in combination with eco-driving initiatives will maximize GHG savings. The submission has been amended to clarify this situation. Yes, the difference comes from the passenger capacity. An articulated bus can carry around 60% more passengers than a rigid bus, but the increase in fuel consumption under BRT conditions is only around 20%. This means that the emissions per passenger-kilometer (as opposed to vehicle-kilometer) are reduced by some 25%. It also means that fewer buses are needed to carry the same number of passengers and the total number of kilometers of bus operations is significantly reduced. The result is a saving in GHG emissions of around 25% for a given level of travel demand. The submission and Annex F: Calculation of GHG Savings has been amended to better explain the difference. For reasons explained above, the baseline case is also CNG. The figures used in the submission for the Regional-GHG Assessment Methodologies in Sustainable Transport project (GEF ID: 4236) relate to buses operating in general traffic (not BRT). This typically involves stop-start driving in congested conditions and very slow average operating speeds. By comparison, BRT operates in free-flow conditions at faster average speeds due to the dedicated bus lane provided. As a result, BRT buses are more fuel-efficient (even using the same technology) and have lower emission factors as measured in g CO2/ vehicle-kilometer (all other things being equal). |
| 25. At PIF: comment on the indicated cofinancing; At CEO endorsement: indicate if confirmed co-financing is provided. | HT, April 11, 2012: The attached letter from the Bangladesh government, which agrees with of $0.65 million of technical assistance by AFD, does not confirm the co-financing from the Government ($45.4 million). Please check it. | The breakdown of funding by co-financiers is available in the attached Project Administration Manual (page 10), which has been accepted and signed by GoB and ADB (on the first page) during loan negotiations in March 2012. The Government co-finance includes Government counterpart financing (i) Taxes and duties, (ii) land acquisition and resettlement and (iii) a small part of the civil works and operating costs. Para. 2 of Schedule 5 of the draft Loan Agreement (attached) also indicates that the Borrower shall provide the required counterpart funds for the Project to the EA and the IAs, together with the ADB loan proceeds. Following normal ADB procedures, this will not however be signed by the Government after until after the Loan approval by the ADB Board (which comes after GEF CEO Endorsement). We trust that this will be acceptable to the GEF. |
| 27. Have the appropriate Tracking Tools been included with information for all relevant indicators, as applicable? | HT, April 11, 2012: No. Please include the Tracking Tools. | Tracking Tools have been prepared and are included with the submission. |
| 29. Has the Agency responded adequately to comments from: - STAP? | HT, April 11, 2012: Please provide responses to STAP comments on the parent program; Asian Sustainable Transport and Urban Development Program (GEF ID: 4638). | A separate comments matrix has been prepared that addresses comments from STAP and Council on ASTUD. A copy of the matrix is included above. |
| - Council comments? | HT, April 11, 2012: Please provide responses to Council members' comments, as appropriate, on the parent program; Asian Sustainable Transport and Urban Development Program (GEF ID: 4638). | A separate comments matrix has been prepared that addresses comments from STAP and Council on ASTUD. A copy of the matrix is included above. |

a)  Response to GEF Secretariat Comments dated May 24, 2012

| Questions | Secretariat Comment At CEO Endorsement(FSP)/Approval (MSP) | Agency Response |
| --- | --- | --- |
| 15. Are the applied methodology and assumptions for the description of the incremental/additional benefits sound and appropriate? | HT, May 24, 2012: While explanations have been provided, a few issues remain. Please address the following comments. a) The rationale for the emission factor is unclear (page 5, Annex F). Please explain it. | The text has been rewritten to correct and clarify the rationale for the emission factors. We have also updated the calculations to reflect further analysis of bus capacities (seated + standing) and the number of buses required to provide an equivalent passenger capacity. The exact configuration of the buses will be determined during the baseline project detailed design and procurement process to maximize BRT productivity. At this stage and given that standing room is expected to be occupied through much of the day, it is considered that total capacity (seated + standing) provides a better measure of the relative capacity of articulated versus standard buses. This change results in a modest increase in GHG savings. |
|  | b) Please check the rationale/ assumption for the top-down calculation (page 10, Annex F) and revise it if necessary | We have reviewed the top-down calculation and made some adjustments. Firstly, we reviewed the assumption regarding the expected GHG saving per bus. The Bangladesh bus fleet is a mix of poorly maintained diesel and CNG buses. The GEF activity will catalyze fleet upgrading, with the greatest impact being on non-BRT operations and with older diesel buses most likely to be replaced. These older diesel buses are assumed to have emission factors of 1200 g CO2/vkm (Source: TEEMP and GEF Project ID: 4236 "Regional-GHG Assessment Methodologies in Sustainable Transport"). Under BRT conditions, the new articulated CNG buses operate at 986 g CO2/vkm (see Direct Savings calculation), but this is calculated to increase to 1277 g CO2/vkm under non-BRT conditions (assuming that the relative emissions performance under BRT and non-BRT conditions will be the same as for standard rigid CNG buses). However the larger passenger capacity of the articulated buses more than compensates for a slightly higher emission factor per km, as demonstrated in the Direct Savings calculation. Based on these figures and allowing for reduced annual VKT under non-BRT conditions due to lower operating speeds, we calculate that the average GHG savings per bus will be 70 CO2t/year, compared to 58 CO2t/year under BRT conditions (see Direct Savings calculations). Secondly, we have also reviewed the Causality Factor. In the process of identifying the target market of the technology, we have assumed that 95% of the total Bangladesh bus market is unlikely (or impractical) to be upgraded to latest technology energy-efficient articulated bus technology over the post-project 10 years and achieve full GHG savings for a range of reasons including: existing bus is new or relatively new; lack of available finance for upgrading to low carbon bus; area of operation may be unsuitable for a large bus that maximizes GHG savings per passenger-km; market inertia (resistance to change); etc. The remaining 5% of the total bus market is expected to be highly receptive to adoption of energy efficient bus technology. Since the Causality Factor is only applied to this 5% segment of the total bus market , the causality has been set at Significant. |
| 23. Is funding level for project management cost appropriate? | HT, May 24, 2012: In the Table F (page 4 in the CEO Endorsement Request document), the cost of the Project Total is missing. Please check it. | This has been corrected. The Table cell contained a formula to automatically calculate the Project Total, but the result had not been updated. |
| 24. Is the funding and co-financing per objective appropriate and adequate to achieve the expected outcomes and outputs? | HT, May 24, 2012: In the Table E (page 4 in the CEO Endorsement Request document), please fill in the cost of consultants covered by co-financing. | This has been corrected. The cost of consultants covered by co-financing has been added. |

ANNEX C:  CONSULTANTS TO BE HIRED FOR THE PROJECT USING GEF/LDCF/SCCF/NPIF RESOURCES

| Position Titles | $/ Person Week* | Estimated Person Weeks** | Tasks To Be Performed |
| --- | --- | --- | --- |
| For Project Management |  |  |  |
| Local |  |  |  |
|  |  | 0 | GEF funding is not requested for Project Management. All PM to be funded from co-financing. |
| International |  |  |  |
|  |  | 0 | GEF funding is not requested for Project Management. All PM to be funded from co-financing. |
| Justification for travel, if any: |  |  |  |
| For Technical Assistance |  |  |  |
| Local |  |  |  |
|  |  | 0 | GEF funding is not requested for Technical Assistance. All TA to be funded from co-financing. |
| International |  |  |  |
|  |  | 0 | GEF funding is not requested for Technical Assistance. All TA to be funded from co-financing. |
| Justification for travel, if any: |  |  |  |

*  Provide dollar rate per person week.    **  Total person weeks  needed to carry out the tasks.

Annex d:  status of implementation of project preparation activities and the use of funds

A.  explain if the ppg objective has been achieved through the ppg activities undertaken.

NOT APPLICABLE. No request for Project Preparation funding is being made; ADB and the Government fully financed the project design.

B.  describe findings that might affect the project design or any concerns on project  
         implementation, if any:

C.  provide detailed funding amount of the ppg activities and their implementation status in the 
        table below:

| Project Preparation Activities Approved | Implementation Status | GEF/LDCF/SCCF/NPIF Amount ($) |  |  |  | Cofinancing ($) |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Amount Approved | Amount Spent Todate | Amount Committed | Uncommitted Amount* |  |
| Total |  | 0 | 0 | 0 | 0 | 0 |

*  Any uncommitted amounts should be returned to the GEF Trust Fund.  This is not a physical transfer of money, but achieved  through 
             reporting and netting out from disbursement request to Trustee.  Please indicate expected date of refund transaction to Trustee.

annex e:  calendar  of expected reflows (if non-grant instrument is used)

# NOT APPLICABLE.  No reflows to the GEF Trust Fund or Asian Development Bank.

annex F:  CALCULATION OF GHG SAVINGS

# This Annex describes the methodology used to calculate GHG savings for the baseline project and each of the GEF-funded incremental activities, and for direct, indirect and direct post-project savings.  The methodology uses the ASIF (Activity x Share x Intensity x Fuel) approach adapted to the specific features of the activity; and to the extent possible, methods and parameters that are consistent with the GEF Manual for Calculating GHG Benefits of GEF Projects: Energy Efficiency and Renewable Energy Projects; and the Manual for Calculating Greenhouse Gas Benefits of GEF Transportation Projects and its associated Transportation Emission Evaluation Models for Projects (TEEMP).  Project lifetime is assumed to be 20 years for major infrastructure and 10 years for other interventions.

# PROJECT BACKGROUND

# The baseline project will construct a 20km BRT linking Dhaka with the satellite city of Gazipur.  It also includes measures to improve general living conditions along the BRT corridor (improved drainage and municipal infrastructure; improved traffic management; emissions testing and monitoring); and assistance for capacity building in areas of BRT and traffic management and operations, and urban planning.

# GEF-FUNDED ACTIVITIES

# GEF funding will be used to fund the incremental cost gap of leapfrogging to and demonstrating latest low carbon technology, in particular

# 1.  upgrading of buses to latest energy-efficient CNG technology, including eco-driving and maintenance training; and

# 2.  upgrading of lighting along the BRT to energy-efficient solar-powered lighting.

# Detailed descriptions of the baseline project and GEF-funded incremental activities are provided in the body of the CEO Endorsement submission.

# DETAILED CALCULATIONS

# Detailed calculation of GHG savings are summarized on the following pages.  For the baseline project and each of the GEF-funded activities, the calculation is set out in a similar way; with a step-by-step description of the calculation and side notes that explain key aspects of rationale, assumptions, and sources of parameters.  The description also explains assumptions regarding replications, ramp-up effects, and underlying growth in demand.

# SUMMARY OF GHG SAVINGS

# The results of the analysis of baseline savings and direct and indirect incremental effects are summarized in the following Table.

| Indicator (million tons avoided) | Baseline Project | GEF Incremental Impact |  |  | TOTAL |
| --- | --- | --- | --- | --- | --- |
|  |  | Activity 1a Energy Efficient Buses | Activity 1b Bus Eco-driving | Activity 2 Energy Efficient Lighting |  |
| Lifetime Direct | 1.08 | 0.03 | 0.01 | 0.02 | 1.13 |
| Lifetime Direct Post-Project | - | 0.07 | 0.02 | - | 0.08 |
| Lifetime Indirect – Bottom-up | - | 0.38 | 0.09 | 0.13 | 0.60 |
| Lifetime Indirect – Top-down |  | 0.84 | 0.36 | 0.40 | 1.60 |

# Note: Totals may not agree due to rounding

# BASELINE PROJECT: Dhaka-Gazipur BRT

| # Baseline: | # Construct 20km BRT with associated infrastructure upgrades and institutional strengthening |
| --- | --- |
| # Incremental Activity: | # N.A. |
| # Direct Impact: | # Reduced GHG emissions from a combination of mode shift (or retention); improving average speeds in the corridor, resulting in less idling times and stop-start driving; and establishing improved management practices. |
| # Calculation | # Based on the commissioned feasibility study, The BRT Dhaka as a CDM Project prepared by Grutter Consulting 2011; and GEF Manual for Calculating GHG Benefits of GEF Transport Projects and TEEMP model. |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/assumption/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Annual GHG savings (Method 1) | 40,000 |  | CO2e t |  | From “The BRT Dhaka as a CDM Project”, Grutter Consulting 2011. Estimated from detailed travel data using CDM methodology. Copy of the Grutter report is attached. |
| b | Annual GHG savings (Method 2) | 42,000 |  | CO2e t |  | Using TEEMP Simplified Method, as cross-check against CDM estimate (20km BRT x 2,100 tonnes/km) |
| c | Annual GHG savings (Assumed Value) | 40,000 |  | CO2e t |  | Take lower estimate (conservative assumption) |
| d | Project Life | 20 |  | years |  |  |
| e | Average Growth in Activity | 3% |  | % p.a. |  | Based on observed growth rate in Dhaka transport demand and projected population growth. Transport demand is currently growing at a faster rate but is not expected to sustain its current rapid growth. Long term annual average growth is conservatively estimated at 3%. |
| f | Lifetime factor | 26.9 |  | eq. years of operation |  | Multiplier that takes into account project life (20 years) and growth in activity (3%) over the project life |
| g | Lifetime Direct Savings | 1,075,000 |  | CO2e t | = c * f |  |

| # Direct Post-Project Impact: | # N.A. (Not Applicable) |
| --- | --- |
| # Indirect Impact: | # N.A. |

# GEF-funded Activity 1a:  Energy Efficient Buses

| # Baseline: | # Operate around 90 conventional CNG rigid buses (around 70 passengers per bus; seated+standing) for operation on the BRT. |
| --- | --- |
| # Incremental Activity: | # Upgrade to around 50 energy-efficient low-emission articulated CNG buses with capacity of around 126 passengers per bus (seated+standing; exact number and configuration of buses to be determined during the project detailed design and procurement process). |

| # Direct Impact: | # Reduced GHG emissions per passenger-km from operation of larger (articulated) and more fuel-efficient buses. Lifetime Direct Savings relate to the initial purchase of around 50 buses. |
| --- | --- |
| # Calculation | # Based on commissioned study of the feasibility of the BRT as a CDM project (Grutter Consulting 2011); and GEF Manual for Calculating GHG Benefits of GEF Transport Projects and TEEMP model. |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/assumption/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Length of BRT | 20 |  | km |  |  |
| b | One-way trips per day | 20 |  | trips |  | 18 hours per day; 50 minute one-way trip on BRT |
| c | Vehicle-km per day | 400 |  | VKT/day | = a * b |  |
| d | Vehicle-km per year | 120,000 |  | VKT p.a. | = 300 * c | Assume average 300 operational days per year for each bus (TEEMP default value). |
| e | Passenger capacity per bus | 70 | 126 | passengers |  | Exact seating configuration varies, but typically, practical capacity is around 70 persons (seated+standing) for a standard rigid bus and 126 persons (seated+standing) for an articulated bus. (Source: based on PPTA Draft Final report, ALG et al, Feb 2011, p2-29) |
| f | Number of buses | 90 | 50 | buses |  | Number of buses required to carry the same number of people per day with the Baseline scenario operating conventional rigid buses and the with-GEF scenario operating articulated buses. Project preparation studies and Grutter Consulting (2011) indicate an initial fleet of around 50 articulated buses is required. |
| g | Total BRT VKT per year | 10.8 | 6.0 | M VKT | = d * f / 1000000 |  |
| h | Baseline Emissions Factor | 806.5 |  | CO2e g/ veh-km |  | Emission factor for standard rigid CNG bus from GEF TEEMP BRT module (see BRT EF sheet) |
| i | Relative Emissions Factor (compared to Baseline) | 1 | 1.2 |  |  | International experience indicates that GHG emissions per vehicle/km of an articulated CNG bus are typically around 10-25% higher than those of a standard rigid CNG bus depending on operating conditions (e.g. see Grutter 2011, UK Low Carbon Vehicle Partnership). Assume that under BRT conditions, the emissions factor for a latest technology articulated bus designed for BRT operation is 20% higher than a conventional rigid CNG bus. |
| j | Emissions Factor (CO2e g/vehicle-km) | 806.5 | 967.8 | CO2e g/ veh-km | = h * i |  |
| k | Emissions Factor (CO2e g/passenger-km) | 11.5 | 7.7 | CO2e g/ passenger-km | = j / e | An articulated bus can carry up to 80% more passengers than a rigid bus (seated + standing), but the increase in fuel consumption is only around 20%. This means that the emissions per passenger-kilometer (as opposed to vehicle-kilometer) are around one-third less than for a standard rigid bus. This translates in a saving in GHG emissions of around one-third for a given level of travel demand. |
| l | Annual GHG emissions | 8,700 | 5,800 | CO2e t | = g * j |  |
| m | Annual GHG Savings |  | 2,900 | CO2e t |  |  |
| n | Project Life |  | 10 | years |  | Assumed that initial buses have an operational life of 10 years and are then sold and replaced/updated using finance from a revolving fund. Additional benefits from fleet expansion/ replacement over the full 20 years BRT project lifetime are included in Direct Post-Project Impacts. |
| o | Lifetime Direct Savings |  | 29,000 | CO2e t | = m * n |  |
| p | Direct Savings per bus per year |  | 58 | CO2e t | = m / f |  |

| # Direct Post-Project Impact: | # A revolving fund will be established to finance future fleet expansion and bus replacement/upgrading to ensure that the BRT bus fleet continues to use up-to-date energy-efficient technology. The buses will be owned by the BRT operating agency “Trans Dhaka” and leased to private sector operators, with lease payments (less costs involved in operating the fund) placed into the revolving fund. GEF grant funding will reduce debt liabilities from the initial bus fleet purchase, and mean that the revolving fund balance will grow much more quickly to provide sufficient funds for future fleet expansion/replacement/upgrading with buses of similar or better energy efficiency. Detailed design and establishment of the revolving fund is part of technical assistance to be provided under the baseline project. The revolving fund will be operated by Trans Dhaka. |
| --- | --- |
| # Calculation | # Based on parameters used for calculation of Direct Impacts, and that Direct Impacts are sustained and increased (due to fleet expansion) over a 20 year operating life. |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/assumption/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Annual GHG Savings per bus per year |  | 58 | CO2e t/year |  | From Direct Impacts |
| b | Lifetime factor |  | 2,225 | bus-years of operation |  | Multiplier that takes into account growth in activity (number of buses) over the project life (20 years). Based on an initial fleet of 50 buses in year 1; increasing to 137 in year 6 and 158 in Year 11 to match increasing demand (Source: ALG 2011; Grutter Consulting 2011); then assumed to plateau at 158 buses for the remainder of the 20 year project life. Note that this excludes the contribution of the initial 50 buses over their 10 year operating life, since this is included in the Direct Impacts category. No improvement in energy efficiency has been assumed for future buses (conservative assumption), although it is likely that future bus purchases will have equal or better fuel efficiency. Note that this approach is equivalent to multiplying total Direct Impacts by a Turnover Factor as described in the GEF Manual for Calculating GHG Benefits of GEF Transport Projects |
| c | Financing Adjustment |  | 50% |  |  | As described above, buses will be leased to private sector operators and lease payments put into a revolving fund for bus replacement and fleet expansion. GEF grant financing for around 30% of the cost of the buses will have two effects on the revolving fund and Direct Post-Project Impacts. Firstly, it will provide around 30% of the initial investment that generates lease payments that feed the revolving fund; and secondly, being grant funding it will allow the revolving fund to grow more quickly because it will not be necessary to make loan repayments on that portion of the initial investment. Detailed design and establishment of the revolving fund is part of technical assistance to be provided under the baseline project. However preliminary calculations under a range of realistic scenarios indicate that the combined effect of GEF funding 30% of the cost of the buses and the revolving fund growing faster because of availability of grant funding, is that around 50-60% of the total GHG savings from buses financed from the revolving fund can be attributed to the GEF funding. |
| d | Lifetime Direct Post-Project Savings |  | 65,000 | CO2e t | = a * b * c |  |

| # Indirect Impact: | # The concept of larger energy-efficient buses together with a revolving fund for bus replacement/upgrading has strong potential for replication in other mass transit corridors currently planned for Bangladesh. |
| --- | --- |
| # Bottom-up Calculation | # Based on replications. |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/assumption/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Lifetime Direct and Post-Project Savings |  | 94,000 | CO2e t |  | From above calculations of Direct and Direct Post-Project Impacts. |
| b | Replications |  | 4 |  |  | The estimate of 4 replications is based on an additional 3 BRT lines in Dhaka and 1 BRT line in Chittagong (all with similar length and characteristics to the baseline project). This is based on the Dhaka Strategic Transport Plan (STP 2005), which developed a master plan for a rapid transit network for Dhaka in 2025 including 3 BRT lines (each around 20 kms) and 3 metro rail lines (in addition to the Dhaka-Gazipur BRT that is the baseline project for this submission). In addition, the ADB Country Operations Business Plan for Bangladesh includes a major urban public transport upgrading project for Chittagong, including a planned BRT line. This project is expected to proceed in 2013. |
| c | Lifetime Indirect Savings |  | 376,000 | CO2e t | = a * b |  |

| # Top-down Calculation | # Based on market potential and GEF Manual for Calculating GHG Benefits of GEF Transport Projects. |
| --- | --- |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/assumption/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Total market size: Buses in Bangladesh |  | 40,000 | buses |  | Source: Statistical Yearbook of Bangladesh -2010, Bangladesh Bureau of Statistics |
| b | minus buses outside target market |  | 38,000 | buses | = a * 95% | Assume 95% of total market is unlikely or impractical to be upgraded to latest technology energy-efficient articulated bus technology over the post-project 10 years and achieve full GHG savings for a range of reasons including: existing bus is new or relatively new; lack of available finance for upgrading to low carbon bus; area of operation may be unsuitable for a large bus that maximizes GHG savings per passenger-km; market inertia (resistance to change); etc. The remaining 5% of the total bus market is expected to be highly responsive to adoption of energy efficient bus technology. |
| c | Total Market Potential |  | 2,000 | buses | = a - b |  |
| d | GHG Savings per bus per year |  | 70 | CO2e t per year |  | The Bangladesh bus fleet is a mix of poorly maintained diesel and CNG buses. The GEF activity will catalyze fleet upgrading, with the greatest impact being on non-BRT operations and with older diesel buses most likely to be replaced. These older diesel buses are assumed to have emission factors of 1200 g CO2/vkm (Source: TEEMP and GEF Project ID: 4236 "Regional-GHG Assessment Methodologies in Sustainable Transport"). Under BRT conditions, the new articulated CNG buses operate at 986 g CO2/vkm (see Direct Savings calculation above), but this is calculated to increase to 1277 g CO2/vkm under non-BRT conditions (assuming that the relative emissions performance under BRT and non-BRT conditions will be the same as for standard rigid CNG buses). However the larger passenger capacity of the articulated buses more than compensates for a slightly higher emission factor per km, as demonstrated in the Direct Savings calculation. Based on these figures and allowing for reduced annual VKT under non-BRT conditions due to lower operating speeds, we calculate that the average GHG savings per bus will be 70 CO2t/year, compared to 58 CO2t/year under BRT conditions (see Direct Savings calculations). |
| e | Total GHG Savings from complete target market conversion |  | 1,400,000 | CO2e t | = c * d * 10 | For 10 year post-project influence period. |
| f | Causality factor |  | 0.6 |  |  | Significant. The GEF activity will have a strong demonstration effect and impact on catalyzing replication in planned BRT transit lines (see Bottom-up calculation) and on other urban corridors with high passenger volumes. Also in combination with the baseline project, it will raise expectations regarding the quality of public transport vehicles (relative to the current low standard). But modest impact could also be attributed to baseline shifts. On balance, the overall causality is rated conservatively as Significant |
| g | Lifetime Indirect Savings |  | 840,000 | CO2e t | = e * f |  |

# GEF-funded Activity 1b:  Energy Efficient Buses: Eco-driving and maintenance program

| # Baseline: | # Business-as-usual driving and maintenance of BRT buses. Current driving and maintenance practices are generally poor, with little regard to fuel efficiency/ GHG savings. |
| --- | --- |
| # Incremental Activity: | # Eco-driving and energy efficient maintenance training provided as part of the handover and warranty arrangements for new buses for the BRT. Buses will be specified with “econometers” or similar to facilitate and back-up training. |

| # Direct Impact: | # Reduced fuel consumption/GHG emissions per bus-km from improved driving technique and better routine maintenance of buses. Lifetime Direct Savings relate to the initial purchase of around 50 buses. |
| --- | --- |
| # Calculation | # Based on the results of international research on eco-driving/maintenance; and the GEF Manual for Calculating GHG Benefits of GEF Transport Projects and TEEMP Eco-driving module. |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/assumption/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Number of buses |  | 50 | buses |  |  |
| b | Bus vehicle-km per year |  | 120,000 | VKT p.a./bus |  | From calculation of savings for Activity 1a: Energy Efficient Buses. |
| c | Emission Factor |  | 968.4 | CO2e g/km |  | TEEMP Eco-driving model parameter for rigid CNG buses, plus 20% to account for additional fuel consumption for articulated bus (see calculation of GHG savings for Activity1a: Energy Efficient Buses) |
| d | Total Emissions per bus per year |  | 116 | CO2e t/bus | = b * c/ 1000000 |  |
| e | Penetration of eco-driving |  | 100% |  |  | All BRT buses will participate in the program |
| f | Project Life |  | 10 | years |  | Assumed that initial buses have an operational life of 10 years and are then sold and replaced/updated using finance from a revolving fund. Additional savings from fleet expansion/ replacement over the full 20 years BRT project lifetime are included in Direct Post-Project Impacts. |
| g | Assumed increase in fuel efficiency (Year 1) |  | 15.0% |  |  | International experience (such as GTZ Sustainable Transport Module 4f: Eco-driving; UNEP Cleaning up Urban Bus Fleets: With a focus on developing and transition economies, 2009; etc) reports typical fuel consumption reductions of around 15% from eco-driving courses coupled with improved maintenance. This is also consistent with TEEMP Eco-driving module which indicates a 8-11% saving at equilibrium after 3 years from driver training and on-board displays, and ~3-5% savings from routine maintenance measures such a proper tire inflation and lower viscosity oils. |
| h | Assumed increase in fuel efficiency (Year 10) |  | 10.0% |  |  | Assume that savings are eroded over time, but remain strong due to ongoing internal training and monitoring. |
| i | GHG Saving per bus (Year 1) |  | 17 | CO2e t | = d * e * g |  |
| j | GHG Saving per bus (Year 10) |  | 12 | CO2e t | = d * e * h |  |
| k | Average annual saving per bus |  | 15 | CO2e t | = (i+j)/2 | Assumes linear ramp-down of savings per bus over the 10 year period |
| l | Lifetime Factor |  | 500 | bus-years of operation | = a * f | Operation of the initial fleet of around 50 buses over their 10 year life. See Direct Post-Project Impact for additional savings from fleet expansion/replacement. |
| m | Lifetime Direct Savings |  | 7,250 | CO2e t | = k * l |  |

| # Direct Post-Project Impact: | # As described under Activity 1a: Energy Efficient Buses, a revolving fund will be established to finance future fleet expansion and bus replacement/upgrading. The requirement for eco-driving/maintenance training will continue as part of the bus supply contracts, resulting in Post-Project savings from reduced fuel consumption. Post-Project Savings relate to additional and replacement buses purchased over the 20 year project life of the BRT. |
| --- | --- |
| # Calculation | # Based on parameters used for calculation of Direct Impacts. |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/assumption/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Annual GHG Savings per bus per year |  | 15 | CO2e t/year |  | From Direct Impacts |
| b | Lifetime factor |  | 2,225 | bus-years of operation |  | Multiplier that takes into account growth in activity (number of buses) over the BRT project life (20 years). Based on an initial fleet of 50 buses in year 1; increasing to 137 in year 6 and 158 in Year 11 to match increasing demand (Source: ALG 2011; Grutter Consulting 2011); then assumed to plateau at 158 buses for the remainder of the 20 year project life. Note that this excludes the savings from the initial 50 buses over their 10 year operating life, since this is included in the Direct Impacts category. |
| c | Financing Adjustment |  | 50% |  |  | As noted above, detailed design and establishment of the revolving fund is part of technical assistance to be provided under the baseline project. However preliminary calculations under a range of realistic scenarios indicate that the combined effect of GEF funding 30% of the cost of the buses and the revolving fund growing faster because of availability of grant funding, is that around 50-60% of the total GHG savings from buses financed from the revolving fund can be attributed to the GEF funding. |
| d | Lifetime Direct Post-Project Savings |  | 16,000 | CO2e t | = a * b * c |  |

| # Indirect Impact: | # The concept of eco-driving and associated routine maintenance has strong potential for replication in other mass transit lines currently planned for Bangladesh; and more broadly in the Bangladesh bus industry. |
| --- | --- |
| # Bottom-up Calculation | # Based on replications. |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/assumption/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Lifetime Direct and Post-Project Savings |  | 23,250 | CO2e t |  | From above calculations of Direct and Direct Post-Project Impacts. Assumes that operation and the level of GHG savings will be sustained, supported by ongoing eco-driving/maintenance training and financing mechanisms, as described above. |
| b | Replications |  | 4 |  |  | The estimate of 4 replications is based on an additional 3 BRT lines in Dhaka and 1 BRT line in Chittagong, as explained under Component 1a: Energy Efficient Buses. |
| c | Lifetime Indirect Savings |  | 93,000 | CO2e t | = a * b |  |

| # Top-down Calculation | # Based on market potential and GEF Manual for Calculating GHG Benefits of GEF Transport Projects. |
| --- | --- |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/assumption/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Total market size: Buses in Bangladesh | 40,000 |  | buses |  | Source: Statistical Yearbook of Bangladesh -2010, Bangladesh Bureau of Statistics |
| b | minus buses outside target market | 36,000 |  | buses | = a * 90% | Assume 90% of total market is unlikely or impractical to implement eco-driving and maintenance regimes over the post-project 10 years and achieve full GHG savings for a range of reasons including: existing bus is old and in very poor condition; lack of available finance to implement improved maintenance; perceived lack of time and expertise required to implement the changes; market inertia (resistance to change); etc. The remaining 10% of the total bus market is expected to be highly responsive to adoption of eco-driving/maintenance because of the clear cost savings and rapid pay-back period. |
| c | Market potential | 4,000 | 4,000 | buses | = a – b |  |
| d | Average GHG Savings per bus per year |  | 15 | CO2e t |  | Average over 10 year period, from calculation of Direct Impact (see above). |
| e | Project Life |  | 10 | years |  |  |
| f | Total GHG Savings from complete target market conversion |  | 600,000 | CO2e t | = c * d * e | For 10 year post-project influence period. |
| g | Causality factor |  | 0.6 |  |  | Substantial. The GEF activity will have a strong demonstration effect and impact on catalyzing replication in planned BRT transit lines (see Bottom-up calculation) and larger non-BRT bus companies, because of the potential for direct financial savings from reduced fuel consumption. But modest impact could also be attributed to baseline shifts. On balance, the overall causality is rated conservatively as Substantial. |
| h | Lifetime Indirect Savings |  | 360,000 | CO2e t | = f * g |  |

# GEF-funded Activity 2: Energy efficient street lighting

| # Baseline: | # Install 1,000 standard 400w High Pressure Sodium street/station lights along the BRT corridor |
| --- | --- |
| # Incremental Activity: | # Upgrade to energy-efficient solar-powered lighting. Supported by improved maintenance procedures to maximize efficiency and productivity over the life of the lights. |

| # Direct Impact: | # Reduction in electricity consumption. |
| --- | --- |
| # Calculation | # Based on Manual for Calculating GHG Benefits of GEF Projects: Energy Efficiency and Renewable Energy Projects |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/ assumptions/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Electricity consumption per light per hour | 650 |  | Watt-hrs |  | Based on industry data for 400 W HP Sodium Streetlight (includes allowance for distribution, cable, transformer losses, etc) |
| b | Electricity consumption per light per hour |  | 0 |  |  |  |
| c | Saving per light |  | 650 | Watt-hrs | = a - b |  |
| d | Saving per light per year |  | 2,850 | kWh | = 365*1* c | Assumes 365 day operation, average 12 hrs per day |
| e | No. of Lights |  | 1,000 |  |  |  |
| f | Total annual energy saving |  | 2,850 | MWh | = d * e/ 1000 |  |
| g | CO2 Energy intensity |  | 0.575 | CO2e t/MWh |  | Figure for Bangladesh from IEA 2011 "CO2 Emissions from Fuel Combustion - Highlights 2011" |
| h | Annual GHG Savings |  | 1,640 | CO2e t | = f * g |  |
| i | Project Lifetime |  | 10 | Years |  | Assumes that all of the solar-powered lights will remain operational over the project life, and the number of lights will not increase. |
| j | Lifetime Direct Savings |  | 16,400 | CO2e t | = h * i | Assumes that operation and level of GHG savings will be sustained, supported by effective operations and maintenance (O&M) procedures, and institutional arrangements established under the baseline (see full submission for more details). |
| k | Lifetime Direct Savings per light |  | 16.4 | CO2e t | = j / e |  |

| # Direct Post-Project Impact: | # Zero. No ongoing financial mechanism established. |
| --- | --- |

| # Indirect Impact: | # Strong potential for replication in specialist transit lighting applications in other mass transit lines planned for Bangladesh; and to catalyze increased use and better operation of solar-powered lighting in public places through demonstration of improved O&M procedures. |
| --- | --- |
| # Bottom-up Calculation | # Based on replications. |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/ assumptions/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Lifetime Direct Savings |  | 16,400 | CO2e t |  | From above. Assumes 10 year lifetime and that operation and level of GHG savings will be sustained, supported by effective O&M procedures, and institutional arrangements established under the baseline. |
| b | Replications |  | 8 |  |  | Assumes that the savings will be replicated on planned and proposed transit lines in Bangladesh (Dhaka, Chittagong); and the O&M procedures and institutional arrangements established and demonstrated under this project will replicated broadly in Bangladesh where solar-powered street lighting is installed. The Dhaka Strategic Transport Plan (STP 2005) developed a master plan for a rapid transit network for Dhaka in 2025, including 3 BRT lines (each around 20 kms) and 3 metro rail lines (in addition to the Dhaka-Gazipur BRT that is the baseline project for this submission). The STP BRT Line 1 Airport to Dhaka City Centre is already under development by the World Bank under its Clean Air and Sustainable Environment project and the Government of Bangladesh has committed to development of other BRT and metro rail lines in the STP during its current term. In addition, the ADB Country Operations Business Plan for Bangladesh includes a major urban public transport upgrading project for Chittagong, including a planned BRT line. This project is expected to proceed in 2013. The estimate of 8 replications is based on an additional 3 BRT lines in Dhaka and 1 BRT line in Chittagong (all with similar length and characteristics to the baseline project); 2 replications for lighting supporting improved NMT access to and around planned metro rail line stations in Dhaka; and 2 replications for city authorities elsewhere in Bangladesh that adopt the solar lighting O&M mechanisms established under this project. |
| c | Lifetime Indirect Savings |  | 131,000 | CO2e t | = a * b |  |

| # Top-down Calculation | # Based on market potential. |
| --- | --- |

|  |  | Baseline Project | With GEF Contribution | Units | Calculation | Rationale/ assumptions/ source |
| --- | --- | --- | --- | --- | --- | --- |
| a | Total market size: Street lights in Bangladesh |  | 156,750 | lights |  | Assumes 4,750 km of roads with street lights in Bangladesh (source: ADB Bangladesh: Power System Efficiency Improvement Project) and 33 lights per km. |
| b | minus conversions in place or underway |  | 35,000 | lights |  | Operational or planned for conversion under the baseline project and ADB-funded energy efficiency programs. |
| c | Market potential |  | 121,750 | lights | = a - b |  |
| d | Lifetime Direct Saving per light converted to solar |  | 16.4 | CO2e t |  | From calculation of Direct Impact (see above). Assumes 10 year life. |
| e | Total saving from complete market conversion |  | 1,997,000 | CO2e t | = c * d |  |
| f | Causality factor |  | 0.2 |  |  | Weak. The GEF activity will have a strong impact as a catalyst for replication in transit projects, but causality is considered weak in terms of the total market. Other initiatives are already underway to convert to low carbon lighting in public places, resulting in baseline shift. However the demonstration effect of O&M programs institutional arrangements established for the GEF-funded BRT solar lighting have potential for broad replication leading to higher probability that potential GHG savings will be fully realized. On balance, the overall causality is rated conservatively as Weak. |
| g | Lifetime Indirect Savings |  | 400,000 | CO2e t | = e * f |  |

It is important to consult the GEF Preparation Guidelines when completing this template

Project ID number will be assigned by GEFSEC.

Refer to the Focal Area/LDCF/SCCF Results Framework when filling up the table in item A.

GEF will finance management cost that is solely linked to GEF financing of the project. PMC should be charged proportionately   
   to focal areas based on focal area project grant amount.

Same as footnote #4.

A sustainable urban transport system is similarly defined as in ADB’s Sustainable Transport Initiative, as one that is accessible, safe, environmentally-friendly and affordable. Reliability, efficiency and full integration can also be added in reference to the sector outcome in the Country Partnership Strategy Results Framework.

ADB. 2011. Technical Assistance to the People's Republic of Bangladesh for Quantifying the Health Benefits of the Greater Dhaka Sustainable Urban Transport Project. Manila. [Prepared by Abt Associates].