request for project preparation grant (PPG)

Project Type: Full-sized project

the special climate change Fund (SCCF)

Submission date:  13 August 2009

Re-submission date: 16 September 2009

Re-submission date: 25 September 2009

GEF Project ID: 4040

GEF Agency  Project ID: 4322

Country:  Brazil

Project Title: RCCS - Renewable CO2 Capture and Storage from Sugar Fermentation Industry in Sao Paulo State

GEF Agency: UNDP

Other Executing partners: Brazil Ministry of Science and Technology

GEF Focal Area: Climate Change

GEF-4 Strategic program: Technology Transfer

name of parent/program/umbrella project : N/A

a.   Project preparation Timeframe

| Start date of PPG | January 2010 |
| --- | --- |
| Completion date of PPG | August 2011 |

- Past project preparation activities ($)  Not Applicable

| ### List of Past Project Preparation Activities | ### Output of the Activities | Project Preparation Amount (a) | Co-financing (b) | Total c = a + b |
| --- | --- | --- | --- | --- |
| Total Project Preparation Financing |  |  |  |  |

C.  proposed project preparation activities ($)

PPG resources are being requested to support a detailed analysis of the project outcomes, outputs and overall strategy in consultation with stakeholders. The PPG aims at finalizing the project design and draft the necessary project documentation. PPG funds will therefore be used to support three main sets of activities. The first is the collection of data for finalizing the baseline analysis and inputs to further detail the barriers limiting technology transfer of the Renewable Carbon Capture and Storage (RCCS) technology in Brazil. The second is the assessment of local and institutional capacities and stakeholder participation for improved management and FSP implementation. The third is the drafting of the project documents including the definition of the logical framework, project strategy, as well as monitoring and evaluation mechanisms. Each set of activities is described in detail below: - Baseline analysis and technical studies for the further definition of project components The PPG resources will be used to further collect and analyse baseline data and undertake technical studies. This will enable a more precise understanding of the technical, capacity, and institutional barriers associated to the technology transfer (including technology deployment and dissemination) of the RCCS technology. The following project preparation activities will be carried out: - Consolidation of main data on RCCS and an information gap-analysis; - Assessment of the relevant legal and regulatory frameworks; - Identification of the technology transfer activities required; - Estimation of the global environmental benefits; - Pre-feasibility study of the pilot RCCS project. - Assessment of local and institutional capacities and stakeholder participation requirements for the technology transfer of CO2 capture and storage technology in sugar fermentation processes for ethanol production PPG resources will be used to: a) organize a stakeholder’ consultation workshop; b) collect information on, and analyze the capacities of: - Local technical and scientific institutions that could be involved in the RCCS technology transfer activities; - Private sector ethanol producing sugar mills that have the potential and the interest in participating in the technology transfer of RCCS; - Professionals and technical personnel required for the technology demonstration both at the implementation level, including monitoring, and at the dissemination level; - Financial institutions and equipment manufacturers/suppliers that could be interested in supporting the replication of the pilot project. - Drafting project documents: With the support of PPG resources, the following actions will be undertaken: - Validation of proposed project outcomes, outputs, and activities, based on a logical framework analysis and the definition of expected local, national, and global environmental benefits, cost effectiveness, and sustainability of different approaches; - Definition of indicators for determining the impact of project outcomes; - Finalization of project M&E plan with baseline, targets, and indicators; - Costing the expected project outcomes and outputs, finalizing co-financing sources and commitments, in compliance with the GEF incremental cost principles; and - Drafting of the required Project Documents.

| ### Proposed PPG Activities | ### Output of the PPG Activities | PPG Amount -a | Co-financing- b | Total c = a + b |
| --- | --- | --- | --- | --- |
| Baseline analysis and technical studies | Completed baseline and barrier analysis Defined market-/technology-based strategies. | 15,000 | 10,000 | 25,000 |
| Assessment of local and institutional capacities | Defined institutional capacity building components for the FSP Delineated participation and coordination mechanisms for stakeholders for project implementation. | 20,000 | 10,000 | 30,000 |
| Drafting of Project Documents | Agreed upon project log frame Project monitoring & evaluation plan and budgets for the FSP Project Document and CEO Endorsement Request. | 15,000 | 5,000 | 20,000 |
| Total Project Preparation Financing |  | 50,000 | 25,000 | 75,000 |

D.  Financing plan summary for project preparation grant: ($)

|  | Project Preparation | Agency Fee |
| --- | --- | --- |
| SCCF financing | 50,000 | 5,000 |
| Co-financing | 25,000 |  |
| Total | 75,000 | 5,000 |

E.  PPG  requested by agency, focal area and country

N/A as this is a single focal area, single country and single GEF Agency project

F.   PPG Budget Request

| ### Cost Items | ### Total Estimated Person Weeks for SCCF Grant (PW) | SCCF ($) | ### Co-financing ($) | ### Total ($) |
| --- | --- | --- | --- | --- |
| ### Local consultants * | 20 | 15,000 | 15,000 | 30,000 |
| ### International consultants* | 8 | 20,000 | 0 | 20,000 |
| Travel** |  | 7,000 | 2,500 | 9,500 |
| Workshops** |  | 5,500 | 5,000 | 10,500 |
| Reporting & documentation |  | 2,500 | 2,500 | 5,000 |
| Total PPG Budget |  | 50,000 | 25,000 | 75,000 |

G.   GEF Agency Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation.

| Agency Coordinator, Agency name | Signature | Date | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| John Hough UNDP/GEF Deputy Executive Coordinator |  | 09/25/09 | Diego Masera Climate Change Regional Technical Advisor | 507-3024594 | diego.masera@undp.org |

Annex A

Consultants Financed by the Project Preparation Grant (PPG)

| ### Position Titles | ### $/ ### Person Week | ### Estimated PWs | ### Tasks to be performed |
| --- | --- | --- | --- |
| ### Local |  |  |  |
| ### CO2 capture and storage expert | 1,500 | 11 | - Analysis of related technical project data and assist in the development of project strategy and design. - Pre-feasibility study for pilot project - Assist in the development of capacity building and technology transfer assistance program - Assist in the analysis of the legal, regulatory and institutional framework for CO2 storage and capture Qualifications: Local expert in CO2 capture and Storage related technologies and aware of the biofuels situation of the country. |
| ### Ethanol production advisor | 1,500 | 6 | - Assist in the pre-feasibility study for the pilot project - Assist in the definition of the capacity building and training needs for the technical project data. Qualifications: Local advisor in the ethanol production industry with capacity building experience. |
| ### Capacity Building and legal advisor | 1,500 | 3 | - Design of an appropriate technical capacity building program - Analysis of the legal, regulatory and institutional framework for CO2 storage and capture - Analysis of related legal issues and assist in the development of the project capacity building. Qualifications: Local advisor on capacity building needs assessments related to technology transfer programs with deep knowledge of the legal and regulatory framework of CCS. |
| ### International |  |  |  |
| ### CO2 capture and storage expert | ### 2,500 | 8 | - Responsible for provision of high level technical assistance ensuring that the project is designed in accordance to the latest international experiences. - In charge of the definition of the capacity building and technology transfer assistance program - The international consultant will also assist in the definition of the project strategy and main outcomes, as well as the development of the project’s logical framework. Qualifications: High level expert in CO2 capture and storage related technologies, with solid experience in GEF procedures. |