Project Identification Form (PIF)

Project Type:

Type of Trust Fund:

# PART I: Project Identification

| Project Title: | Enabling Solid State Lighting Market Transformation & Promotion of Light Emitting Diode (LED) Lighting |  |  |
| --- | --- | --- | --- |
| Country(ies): | China, Peoples Republic | GEF Project ID: | 5669 |
| GEF Agency(ies): |  | GEF Agency Project ID: | 5120 |
| Other Executing Partner(s): | In China – National Development and Reform Commission (NDRC) | Submission Date: Resubmission Date: | 7 January 2014 23 January 2014 |
| GEF Focal Area (s): | CCM-2 | Project Duration(Months) | 36 |
| Name of parent program (if applicable): - For SFM/REDD+ |  | Agency Fee ($): | 593,056 |

- Focal Area Strategy Framework:

| ### Focal Area Objectives | ### Expected FA Outcomes | ### Expected FA Outputs | ### Trust Fund | ### Indicative ### Grant Amount ### ($) | ### Indicative Co-financing ### ($) |
| --- | --- | --- | --- | --- | --- |
|  | Appropriate policy, legal and regulatory frameworks adopted and enforced | •Energy efficiency policy and regulation in place •Investment mobilized •Energy savings achieved |  | 2,497,100 | 9,500,000 |
|  | Sustainable financing and delivery mechanisms established and operational |  |  | 3,745,594 | 16,750,000 |
| Total Project Cost |  |  |  | 6,242,694 | 26,250,000 |

- Project Framework

| ### Project Objective: Facilitation of the enhanced production and widespread application of quality solid state lighting (SSL) products in China |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Indicative ### Grant Amount ($) | ### Indicative Co-financing ### ($) |
| 1: SSL Market Development Enhancements |  | Enabling of enhanced and strategic SSL technology and market developments based on comprehensively assessed and documented up-to-date status of the SSL industry and market in China | Completed Comprehensive SSL Industry and Market Survey Established and operational SSL Industry Database Established and operational SSL Technology Information Exchange Service Established and operational SSL Applications Service Industry Accreditation System Completed SSL manufacturer rating scheme |  | 449,500 | 1,200,000 |
| 2: SSL Market Transformation Policies and Mechanisms |  | Facilitation of support and incentives in the local production of quality SSL products, and in the application of SSL products compliant with established quality and energy performance standards. | Completed research study on Energy Saving Lamp Policies and Regulations Approved and implemented SSL Industry Development Plans Enforced Policy and Regulatory Frameworks for Supporting the SSL Industry Established and operational SSL financing scheme Established and operational SSL Manufacturers Accreditation Scheme |  | 1,072,600 | 4,000,000 |
| 3: SSL Application Demonstration | Inv | Increased penetration rate of SSL products especially in the residential sector in China | Completed demonstrations on SSL product manufacturing and SSL product lighting applications in 50 cities/towns in 30 provinces. - Estimated total number of SSL products involved in demonstrations = 714,000 units - Total collective capacity of SSL products involved in demonstrations = 5 MW (@ 7W/lamp) |  | 3,000,000 | 14,000,000 |
|  | TA |  | Completed report on the demonstration scheme results evaluation and dissemination |  | 171,123 | 800,000 |
|  |  |  | Documented sustainable follow-up program design for financially supporting the SSL technology innovations, and the production of new SSL products and their applications |  | 200,000 | 1,200,000 |
| 4: Strengthening of SSL Quality Assurance Capabilities |  | Enhanced quality and energy performance of locally produced SSL products both for the domestic and international markets | Completed study on SSL Quality and Energy Performance Standards Documentation of identified Potential Improvements in SSL Products Documentation on completed research and development on SSL Product Improvements Established and enforced China Standards for SSL Products Completed capacity building on the application of SSL Product Standards Established and operational SSL Product Testing and Certification System Completed assessment on the impacts of the SSL product standards implementation. |  | 1,052,200 | 3,800,000 |
| Sub-Total |  |  |  |  | 5,945,423 | 25,000,000 |
| Project Management Cost |  |  |  |  | 297,271 | 1,250,000 |
| Total Project Costs |  |  |  |  | 6,242,694 | 26,250,000 |

- Indicative Co-financing for the project by source and by name if available, ($)

| Sources of Co-financing | Name of Co-financier | Type of Co-financing | Amount ($) |
| --- | --- | --- | --- |
|  | National Development & Reform Commission (NDRC） |  | 18,000,000 |
|  | China Local Government |  | 7,000,000 |
|  | China Solid State Lighting Alliance Industry (CSA) |  | 225,000 |
|  | Standardization Administration of China |  | 300,000 |
|  | Other Related Institutions (e.g., Guangdong Solid Lighting Industry Innovation Center) |  | 500,000 |
| GEF Agency | United Nations Development Programme | Cash | 225,000 |
| Total Co-financing |  |  | 26,250,000 |

- GEF/LDCF/SCCF Resources Requested by Agency, Focal Area and Country1: n.a.

1In case of a single focal area, single country, single GEF Agency project, and single trust fund project, no need to provide information for this table

- Project Preparation Grant (PPG)

Please check on the appropriate box for PPG as needed for the project according to the GEF Project Grant:

Amount 		Agency Fee

Requested ($) for PPG ($)

- No PPG required.

- (up to) $50k for projects up to& including $1 million

- (up to)$100k for projects up to& including $3 million

- (up to)$150k for projects up to & including $6 million	150,000			14,250

- (up to)$200k for projects up to & including $10 million

- (up to)$300k for projects above $10 million

- PPG Amount requested by agency(ies), focal area(s) and country(ies) for MFA and/or MTF Project only: N.A.

# part ii:  project JustiFication

- Project Overview

# A.1.Project Description

# Global Environmental Problems, Root Causes and Barriers

# Electricity consumption for lighting accounts for about 19 % of the global electricity consumption. This is equivalent to 8.9% of worldwide energy consumption and accounts for 0.63% of the global GDP. By 2050, if Solid State Lighting (SSL) technology is adopted, the global electricity consumption for lighting will be at the same level as that in 2005, but accounting for 1.63% of GDP. In China, the electricity consumption for lighting accounts for 13% of total national electricity consumption, equivalent to 6% of the national energy consumption. Therefore, the usage of more energy efficient lighting products can enhance the efficiency of using energy for lighting. SSL technology has the potential to reduce the lighting energy usage and GHG emission due to its long lifetime and high efficacy. In the context of China, although this technology make use of one of the more energy efficient light source, it is practically still in its nascent development stage. It is the opinion of the national government and the Chinese lighting industry that the enhancement of the capability to manufacture and utilize widely locally made SSL products is a viable and cost-effective measure towards contributing to the achievement of a low-carbon economy and sustainable development for China. Considering China’s sizeable lighting products export volumes, the local manufacture and widespread application of the energy efficient SSLs are expected to contribute significantly to global lighting energy saving and GHG emission reduction, as well as improving the quality of the natural environment. The proposed project is consistent with one of the GEF-5 Climate Change Mitigation Strategy, which is on the promotion of market transformation for energy efficiency in industry and the building sectors (CCM-2).

# In addition, the project is also consistent with the GEF’s goal of supporting developing countries and economies in transition toward a low-carbon development path through the widespread application and practice of energy efficiency. Beside the attention paid by the GEF program to policy support and investment on energy efficiency technologies at different stages of development in developing countries and regions, the program also focuses on the promotion of the application of energy-saving techniques and best practices in the local manufacture of energy saving lighting products like SSL especially by small to medium size lighting product manufacturers.

Baseline Scenario and Associated Baseline Projects

Solid State Lighting (SSL) is widely recognized as one of the potential strategic emerging energy saving technology in the 21stcentury due to its energy saving features, long lifetime, wide application and potential market. Since the Chinese government pays high attention to SSL technological innovation and industrial development, it launched a series of policies and plans that, among others, call for the application of SSL in the seven major emerging industries in the country. During the 11thFive-Year Plan period, the Chinese central government invested CNY 500 Million to support SSL technology development and manufacturing. During the 12thFive-Year Plan period, the Chinese central government has added more investment to support the SSL industry development through the implementation of pilots/demonstration and provision of fiscal subsidies (proposed CNY 5 Billion) besides scientific programs (proposed CNY 1 Billion) and enhancement of the promotion of SSL product application and market transformation.

Presently, China’s SSL industry is relatively large in scale, has a good production base and covers nearly all the relevant elements of the SSL value chain. Especially in recent years, national investments on SSL have grown rapidly. SSL technology and applications in China have developed very fast and to date, China is one of the leading countries in SSL products manufacturing. In 2012, China has about 6000 SSL related companies. China’s SSL industry output was estimated at CNY 192 billion with an annual growth rate of about 30%. A series of SSL application demonstrations, such as in the 2008 Beijing Olympics, 2010 Shanghai Expo, and 2010 Guangzhou Asian Games have been carried out. The Chinese government has also started the so-called “10k for 10cities” program, which is originally planned to implement LED lighting products’ demonstrations in 10 cities (more than 10,000 LED lighting products are to be installed in each demonstration). So far, more than 30 cities have been selected to implement large scale demonstrations of the applications of SSL products, starting in public lighting systems. Without doubt, China is now the largest SSL manufacturer in the world comprising of not only Chinese SSL manufacturing companies, but also global multi-national SSL production companies. Further improvements in the current SSL manufacturing and marketing operations in the country are expected to result not only in production cost savings but also enable the sales and utilization of better and much improved quality and performance of SSL products in the country and in countries where these products will be exported. The widespread application of SSL products, particularly in the residential sector in China, will result in huge energy savings and ultimately GHG emission reductions, let alone the indirect energy savings and GHG emission reductions in other countries where the much improved China-made SSL products will be sold and used.

China is a global manufacturer of lighting products. The country’s lighting industry’s output of SSLs in 2012 was valued at about CNY 42 billion (export and local markets), and the LED lighting penetration rate (domestic market share) at 3%, there are about 120 million LED lighting products in the domestic market. About 50% of the lighting products made in China are exported, and in that case, on average, half of the LED lighting products have been exported to at least in the US, Europe, Japan and the other BRICS countries. It is estimated that within the next 2 to 3 years, demand for LED lighting products will grow exponentially.

China has also invested a lot in the recent years on SSL R&D from both government (both central and local) and enterprises. In 2012, China generated more than 20,000 Chinese patents for SSL products and SSL product applications. China may be the only country with more than 30 universities that have special teaching program and curricula on SSL technology. In 2011, China established an international open innovation center for SSL, called State-Key-Lab for SSL (SKL-SSL), to strengthen international cooperation and open innovation on SSL to solve some general technical challenges.

The annual growth of electricity consumption for lighting in China is 5~10%. Since China’s implementation of the Green Lighting Project in1996, tremendous lighting energy saving has been achieved. Solid State (LED) Lamps have many beneficial characteristics like low power consumption, long lifetime, vivid color, vibration-proof, ease control, broad application areas. The energy saving effects of SSLs in China has been fully manifested. The ongoing UNDP-GEF PILESLAMP project has influenced and brought about lighting energy saving in China with the widespread production and applications of energy saving lamps (particularly compact fluorescent lamps). However, it does not include new advances in energy efficient lighting such as SSLs.

However, due to the rapidly evolving nature of SSL technology and with the current developments in this field in China, the local lighting products industry still consider the SSL industry is still in its fledgling stage. In recent years, there have been frequent upgrades in the quality assurance of SSL products, as well as uncertainties of SSL product development directions. In this regard, the penetration rate of SSL products, particularly in the residential sector has been affected, hindering the realization of more significant lighting energy savings from the use of SSL products.

To summarize, China has achieved a lot in the past decade for SSL development and implementation, but challenges are huge. Much more effort is needed to make SSL as a sustainable emerging industry in China, and to speed up the large scale implementation and adoption in China to realize the potential of energy saving and pollution reduction.

Currently, the main barriers to the widespread domestic production and utilization SSL products in China include:

1. Lack of Systematic Analysis on Status of SSL Industry and Applications

The SSL industry in China is rapidly growing along with its associated value chain and broad applications. At the same time, the ongoing development work of various entities involved in the local SSL industry is opening up with different types of SSL products for different applications. Since there is currently no GOC agency that is responsible for the industry, the various SSL manufacturers in the country adopt different methods and tools for accounting their respective production volumes and sales data. Moreover, there is no single category or classification code for the SSL industry in the Chinese statistical system, and there is also no specific custom code for SSL products. To date, there are lots of discrepancies between the production and sales data about the China SSL industry issued by the China Statistical Administration or the other organizations and institutions, such as LEDinside, the GSC(Guangdong Solid Lighting Industry Innovation Center),GGLED, etc. Furthermore, the SSL industry output in Guangdong Province as reported by GSC is more than the overall SSL industry output in China as reported by the CSA. In this regard, there are currently no reliable and accurate global SSL industrial and market data. The information from leading marketing and consultant companies are also not accurate, making the comparison of the SSL industries between different countries not reliable. In addition, given the lack of comprehensive industry data monitoring and analysis system, the environmental, social and economic impacts of the SSL industry have not really been fully understood.

As in any industry, it is essential to have a reliable data monitoring and analysis system for the local SSL industry, including that of the associated value chain. Currently, the available data are from various statistics gathered and published by various sources. These various sources do not even have common definitions of terminologies used. Without the first hand, reliable and timely information at national level, it is hard for both the national and provincial governments to formulate and enforce appropriate policies to address the specific needs of this industry. There is urgent need to come up with a unified/integrated monitoring and analysis system for the industry, and to make the information available to the public.

2. Absence of a Systematic Supporting Policy Framework on SSL Market Transformation

In China, the SSL industry is one of the country’s strategic emerging industries. While there is an officially mandated national government agency to administer it, there have been several government ministries, such as NDRC, MOST, and MIIT that have, in one way or another, carried out initiatives towards the development of this industry. Although several SSL-related policies have been issued, because of the lack of cross-ministerial synergy, these policies proved to be ineffective due to lack of appropriate institutional structure or mechanism. Moreover, these policies are not integrated. New business models, such as energy management service and other incentive mechanisms are not existent. Clear strategy and policies of balancing the SSL product development with that of other energy saving lamp types are not available. There is also misalignment of the development strategies and policies at the central government level with regional (province or city level) governments, causing non-sustainable investment.

3. Lack of Guidelines for SSL Products Application & Low Level of Social Awareness

The lack of technical guidelines on the applications of SSL products has affected their popularization and promotion. With very limited previous successful application models, the suitable utilization of SSL products for different various lighting requirements are yet to be clearly established. Although it is widely known that China produces a wide range of SSL products, the currently is still considered in the nascent stages of establishing the appropriate applications of these products. This is mainly due to the rather trial and error approach in the SSL product applications, which lead to poor system performance. In this regard, the advantages and benefits of using SSL products are not yet really fully demonstrated particularly in the residential sector where bulk of the consumers have been targeted to make up bulk of the prospective users of these energy saving lamp types. And this is among the main reasons for the rather lack of social awareness in the use of these products. Another reason is the non-use of these products by building designers and energy management companies because of the relatively higher cost and the non-guaranteed quality of the locally made lighting products. These has led to a lower than expected market share of SSL products, accounting for only 3% of LED lighting.

4. Inadequate Standard SSL Testing, Quality Assurance and Certification System

There is currently no fully developed and established standard set of SSL testing, quality control and certification system in China (and actually in the world). This has led to the production of various SSL products of various performance and quality. In China, the SSL products standards and testing method development lag far behind the SSL industry development. This significantly posed as a major barrier to the large scale market introduction of SSL products. The consequences are manifold - huge variations in product quality; very long testing time for lumen-maintenance qualification; uncertainties in product lifetime. For example, the lack of standardization in common interface for interchangeability between different SSL products has resulted in high cost and their inability for large-scale production. Traditional lighting product testing methods are not suitable, nor applicable for SSL products, due to their totally different failure modes, performance specifications and testing duration. Another factor that exacerbate the problem of inadequate standard SSL testing, quality assurance and certification system is the fact that the other stakeholders (lighting product manufacturers, academia, research and development institutions, and regional governments) are working on their own “standards” separately, lacking of integrated and joint effort from all relevant key players. In the international arena, different standardization bodies and like-minded manufacturing consortia have also come up with their own initiatives to set the SSL lighting standards.

Furthermore，the lack of uniform testing methods for SSL products and huge variations in the capabilities between different lighting product laboratories have resulted in non-uniformity between the testing results. In addition, the current SSL Energy Conservation Product Certification process in China is still in its fledgling stage with limited technical knowhow for SSL quality inspection. All of these have contributed to the rather chaotic situation in the country’s SSL industry, particularly in regards to SSL product quality and pricing. For sure, such situation will not build the sought after confidence of the lighting product consumers.

The following summarizes the current programs/projects in China that address the abovementioned issues concerning the energy saving lamps promotion, in general, and the SSL industry, in particular, in the country. In some of these ongoing initiatives, specific actions are targeted also on SSL but would need additional support for certain specific aspects that are not currently being addressed, nor are expected to be tackled in the next 5 to 10 years:

| Baseline Project | Brief Description | Implementation Period | Owner/Implementer | Annual Budget, US $ |
| --- | --- | --- | --- | --- |
| SSL Market Development Enhancements (Component 1 baseline activities addressing systematic analysis of SSL industry and market development, and SSL products applications) | Market Survey of LED Enterprise Operating Performance | Ongoing since 2014 | Government of China/ CSA, Related Institutions | 100,000 |
|  | China LED Products Import and Export Data Analysis | Ongoing since 2013 | Government of China/CSA | 100,000 |
|  | Established and operational SSL Technology Information Exchange Service | Starting 2014 | Government of China/ CSA, Related Institutions | 100,000 |
|  | Road Map of SSL Industry | Starting 2014 | Government of China/ CSA, Related Institutions | 150,000 |
| SSL Market Transformation Policies and Mechanisms(Component 2 baseline activities on the development of supporting policy framework on SSL market transformation) | SSL Manufacturers Accreditation Scheme | Ongoing since 2013 | Government of China/ CSA, Related Institutions | 100,000 |
|  | Energy Conservation Transformation Project, including Green Lighting Project, Universal support technologies mature LED lighting products in hotels, commercial buildings, roads, tunnels, airports and others | Ongoing since 2013 | Government of China | 1,200,000 |
|  | Project to Benefit People with Energy Saving Product (including: Financial subsidies to promote the work of LED products) | Ongoing since 2012 | Government of China | 150,000 |
| SSL Application Demonstration (Component 3 baseline activities on demonstrating SSL applications and enhancing the awareness levels of the consumers on the benefits and economics of using SSL Products | Energy-saving technology industrialization demonstration projects (including: LED demonstration project, Improved LED industry development, manufacturing, systems integration and industrial capacity) | Ongoing since 2013 | Government of China | 1,200,000 |
|  | China SSL Industry Exhibition and Forum | Ongoing since 2003 | Government of China/CSA | 200,000 |
|  | Demonstration Project for Commercialization of Energy Saving Technology | Ongoing since 2011 | Government of China | 4,000,000 |
| Strengthening of SSL Quality Assurance Capabilities (Component 4 baseline activities on research and development of SSL product testing procedures and quality assurance standards | Assessment report on the impacts of the SSL product standards implementation. | Starting 2014 | Government of China/ Related Institutions | 175,000 |
|  | Research on identified Potential Improvements in SSL Products | Starting 2014 | Government of China/ Related Institutions | 200,000 |
|  | Development of National Standards for SSL Products | Ongoing since 2006 | Government of China/ Standardization Administration of China / CSA | 500,000 |
|  | Energy Saving Certification of SSL Products | Ongoing since 2012 | Government of China/ Related Institutions | 500,000 |

The collective annual budgets for the abovementioned baseline projects/activities sums up to US$ 8,675,000, and this total amount will be available each year of the 3 year duration of the proposed GEF project.

With the above baseline projects/activities, the domestic penetration rate of SSL products is expected to reach only 16% with a corresponding total domestic SSL products sales volume about 730 million by 2015. The cumulative sales from 2013 to 2015 will be about 1.4 billion. With these baseline projects/activities, the annual energy saving and CO2 emission reduction from the use of SSL products will be about 30 TWh and 27 million tons, respectively.

Proposed Alternative Scenario, Components and Expected Outcomes of the Proposed Project

The proposed GEF-funded project will address the abovementioned barriers that are hindering the widespread enhanced production and widespread application of quality solid state lighting (SSL) products in China. It will comprise of baseline and incremental activities that will enhance the outputs of the currently implemented and planned programs and activities in the country by the GOC and the local lighting products manufacturers in improving the quality and market share of energy saving lamps, in general, and SSL/LED products, in particular. These would include, among others, activities on enhancing strategic research, creation and implementation of the SSL industry development roadmap (inclusive of the associated value chain components), formulation and enforcement of ESL and SSL market transformation support policies, establishment and enforcement of SSL products testing, quality assurance and certification system, exploring new business models to enhance the penetration rate of SSL products in the domestic market, improving technical innovation and products quality control capabilities, raising the social awareness and building authoritative public information services.

The envisioned barrier removal activities are expected to influence or bring about the realization of lighting energy savings and associated GHG emission reductions (from power plants producing electricity that is used for lighting). Considering the baseline scenario, by 2015 the penetration rate of SSL products would only be 16% (from the current 3%). Through the proposed project, an alternative scenario wherein the SSL products penetration rate will be the target 20% (from the current 3%) can be realized. This modest 4% increase in penetration rate, when comparing the alternative scenario to the baseline scenario, translates to an additional of 430 million locally manufactured high-quality LED lighting products into the market (mostly to the residential households. Hence, a direct consequence of this is an additional annual 10 TWh of electricity savings and 9 million tons of CO2 emission reduction.

During the three-year project period, a 160 TWh of total electricity savings and 140 million tons of CO2 emission reduction are expected to be realized.

By end of project, in 2015, the market share of LED lighting products is expected to increase from the current 3% to 20%, and the annual electricity saving and CO2 emission reductions will be about 40 TWh and 36 million tons, respectively.

This will be achieved through the implementation of activities in 4 integrated project components:

Component 1: SSL Market Development Enhancements

This component will address the current concerns regarding the rather undefined SSL industry and market in China. The expected outcome is the enabling of strategic SSL technology and market developments based on comprehensively assessed and documented up-to-date status of the SSL industry and market in China. To realize this outcome, the following indicative activities will be carried out under this component:

Comprehensive SSL Industry and Market Survey - This will involve the conduct of a comprehensive survey of all registered SSL product manufacturers in the country (provincial government-owned enterprises, foreign-owned/licensed lighting product manufacturers, and private small-to-medium enterprises) covering all types of SSL products produced for general lighting purposes and for other applications. Existing organizations that also carry out their own surveys will also be consulted and where possible make use also of their statistical data. Part of the activity is the establishment of the mechanisms for the data gathering work for this survey that will be used (and when necessary also updated) after the end of the project. Among the data that will be gathered and included in the database are SSL production volumes, sales, prices, market shares and exports and imports according to SSL product classification and application areas.

SSL Industry Database Development and Maintenance - This will involve the design and development of a database of SSL technologies and technology applications in China and in other countries for use in SSL lighting research and development. It will include the profiles of all SSL product manufacturers who will be accredited by the government for the manufacture of SSL performance standards-compliant products for the domestic and foreign markets. An essential part of this major activity is the consolidation of all available statistics for the purpose of coming out with a unified and integrated national database that will cover all SSL technology-, and market-related organizations in the country. Moreover, part of the database maintenance is the establishment of the mechanisms for the data gathering work not only within the country (i.e., among the current SSL technology-, and market-related organizations) but also in the international SSL market that will be used (and when necessary also updated) after the end of the project. This activity of monitoring both the local and foreign SSL market (prices, sales volume, and availability of the different types and brands of SSL products sold in the market and their corresponding market shares) shall be instituted as part of the regular activities of the relevant government agency to ensure sustainability of the process. Information derived from the market monitoring activities, as well as the technical and energy performance specifications of the various SSL products in the market, will also be disseminated in the form of SSL procurement guides for the purpose of enabling consumers to choose the appropriate SSL products. The SSL Industry Database shall be housed in the China Solid State Lighting Alliance Industry (CSA), which will be responsible for the operations and upkeep of the database.

SSL Technology Information Exchange Service Development – In conjunction with the SSL Product and Manufacturing Database, this will involve the design and development of a SSL technology information exchange services program to be operated by CSA. Several analyses will be carried out using the information in the database, and will include among others the status of international and domestic SSL industry and application; forecast demand and application trends; SSL application socio-economic and environmental impacts; future potential technological and application advances, etc. These will be shared with SSL technology users and SSL product users in China and other SSL manufacturers in other countries with big SSL industries and markets.

SSL Product Applications Service Industry Development - This activity will involve the establishment and implementation of an accreditation system for entities (e.g., individual consultants and companies) that are qualified to design and implement lighting system projects that will make use of SSL products and accessories.

SSL Manufacturer Promotions - This is intended as a promotional activity to encourage accredited SSL companies to market their products to rural areas of the country. It will involve the design of a rating scheme for SSL companies based on the magnitude of the electricity savings that they have influenced to be realized through the documented sales of the SSL products that they have produced.

Component 2: SSL Market Transformation Policies and Mechanisms

This project component will address the barriers related to SSL market transformation policies and mechanisms for SSL sustainable development. It will also address the lack of institutional mechanisms to implement SSL industry and market supportive policies and regulations. The expected outcome from the outputs that will be delivered under this component is the facilitation of support and incentives to accredited SSL manufacturers in the local production of quality SSL products, and to lighting system professionals and SSL product distributors/retailers in the application of SSL products that are compliant with established quality and energy performance standards. To realize this outcome, this project component will comprise of the following indicative activities.

Research on Energy Saving Lamp Policies and Regulations – This will involve a comprehensive research on applicable policies and regulations in support of the local manufacturing and applications of ESLs, in general, and SSL products, in particular, in the country and in other countries. While the focus will be on policies that will specifically address the policy/regulatory-issues concerning the SSL industry in China, careful considerations shall be provided to the ongoing ESL-related projects in China, particularly the GEF-supported ESL projects such as PILESLAMP, and EnLighten, to avoid duplication of efforts and suggested actions, but also to enhance potential synergies and complementarity..

Development of SSL Industry Development Plans – This will involve the formulation of a roadmap for the local SSL industry and market that will focus on achieving the planned 20% penetration rate of SSL products (particularly in the residential sector) by the end of the 12th Five-Year Plan. A medium term and a long term plan will be developed to implement the necessary actions to realize the set 20% target, and develop quality and standards-compliant SSL products for both the domestic and foreign markets, respectively.

Establishment of Policy and Regulatory Frameworks for Supporting the SSL Industry– This will build on the policy researches and SSL industry development planning works that will be carried out in coming up with the applicable mechanisms and incentives that will be in turn be supported by appropriate policies that will be formulated. The policy framework will among others focus on the establishment and enforcement of approved policies and implementing rules and regulations on the quality and energy performance standards (that meets international acceptance) for locally produced SSL products. The incentives and support mechanisms that will be considered will be based on the findings from the policy researches but may include: (1) fiscal incentives in the local production and export of locally made SSL products; (2) incentives for technical innovations in the SSL industry; and, (3) financing incentives.

Financing Scheme Development –Based on the findings in the policy research studies, this activity will entail the design of applicable financing schemes for SSL technology innovations (including those in the value chain), financing support applications with banks and financial institutions for SSL product quality improvements; and for SSL products promotion.

SSL Manufacturers Accreditation Scheme Development - This activity will involve the establishment and implementation of an accreditation system for local SSL manufacturers (as part of the business registration requirements) that capable and eligible to locally produce SSL products.

Component 3: SSL Application Demonstrations

This project component will focus on the demonstration of the following: (1) Production of quality SSL products that are compliant with set SSL quality and performance standards; and, (2) Application of SSL products in lighting systems in the public/institutional and residential sectors. The demonstrations shall showcase the socio-economics and environmental benefits of SSL technology applications. The expected outcome from this component is the increased penetration rate of SSL products especially in the residential sector in China. The following activities are expected to deliver the relevant outputs that will help realize this outcome:

SSL Demonstration Scheme Design and Promotion - This will involve the design of the demonstration schemes (including the establishment of baseline data and targets), as well as the conduct of a seminar-workshop to promote the demonstration schemes. It will also involve the confirmation of pre-identified (during the project design stage) prospective host demonstration SSL manufacturers (for the SSL product manufacturing) and demonstration host sites (for the SSL product lighting applications). About 3 to 5 SSL manufacturers will be selected for the SSL production demonstrations; and about 1 or 2 cities/towns each (total of 50) in 30 provinces will be selected for the SSL applications demonstrations in households, high-rise residential buildings, as well outdoor lighting applications (e.g., lighting of streets, public parks and open air sport arenas). One of the applications that will be demonstrated shall be in conjunction with the application of renewable energy applications (e.g., solar PV powered battery charging stations for energizing LED lanterns). The estimated total number of LED lamps that will be involved in the demonstrations is around 710,000 with a combined wattage of about 5,000,000 watts or 5 MW @ average 7W/lamp.

SSL Demonstration Scheme Implementation – This will involve the identified demonstration of the production and application of SSL products. Generally, the implementation will be carried out by the demonstration hosts with the support of the project team, which will ensure that all requirements for the successful implementation of the demonstrations are in place. The demonstrations shall be in conjunction with the promotion of the SSL Product Standards in Component 4.

Demonstration Scheme Results Evaluation and Dissemination - This will entail the conduct of an overall performance evaluation of the demonstration schemes, including the dissemination of the demonstration results and recommendations. Technical guidance materials (web-based or printed media) on specific SSL applications (apart from those that will be showcased) will also be prepared and disseminated. The results of the demonstrations will all be inputted in the SSL Industry Database.

Sustainable Follow-up Program Design - This activity will involve the design of a sustainable follow-up program for financially supporting the SSL technology innovations, as well as in the production of such new SSL products and their applications.

Component 4: Strengthening of SSL Quality Assurance Capabilities

This component will address the barriers related to SSL quality assurance and the need to improve the current quality and performance of locally made SSL products. The expected outputs from the envisioned activities that will comprise this project component are expected to contribute to the realization of this outcome –enhanced quality and energy performance of locally produced SSL products both for the domestic and international markets. These activities are described below. The policy and regulatory aspects for the SSL product quality and energy performance standards will be addressed in Component 2. The formulation and development of the standards will be covered under this project component.

Research on SSL Quality and Energy Performance Standards –This involves the conduct of a comprehensive research on the quality and energy performance standards that various SSL-related organizations in China have developed and are recommending (including that from the GOC-mandated product standards and quality agencies). It will also include the study of the standards (and testing procedures) used in other SSL manufacturing countries; and the application of currently imposed standards by countries that import China-made SSL products and accessories.

Identification of Potential Improvements in SSL Products – This will involve the assessment of the various SSL products used for general lighting that are produced in China. It will entail the assessment of the typical quality and energy performance parameters for SSL products used for general lighting service, including any specific parameter for certain general lighting applications. Operating requirements as well as operating limitations and problems will also be evaluated. The factors that affect the present quality levels and performances of the representative samples that will be evaluated will also be determined. Based on these evaluations, the potential improvements in the design and manufacture, as well in the applications of each SSL product will be identified.

Research and Development on SSL Product Improvements – This will involve the conduct of specific R&D work on determining the specific requirements and methodologies for the application of the identified improvements. The requirements and methodologies for the improvements will also be determined. The feasibility (technical and economic) of the identified improvements will also be assessed, and for those that will be found feasible, the methodologies for carrying out the improvements will be developed. These will be for the manufacturing and application of SSL products.

Formulation and Implementation of a China Standards for SSL Products – This will involve the development of unified set of quality and energy performance standards that will be implemented in China. The associated testing procedures for establishing standards compliance will also be developed. There will be a set of standards/codes for the local manufacture of SSL products (including guidance in the design/modification of production lines), as well as the testing procedures. The other set of standards/codes are for the application of SSL products. The latter will include guidance on the proper design, installation and operation of lighting systems that will make use of SSL products.

Capacity Building on the Application of SSL Product Standards – This will be a program that will consists of interventions to: (1) Educate and assist local lamp manufacturers in complying with the set standards/codes for the manufacturing of SSL products; (2) Educate energy management companies and lighting system designers on the proper design and operation of lighting systems that make use of SSL products; and, (3) Enhance the awareness of the energy consumers in the various energy end-use sectors on the benefits of the application of SSL systems.

Development of SSL Product Testing and Certification System –This will involve the design and development of a system for the inspection/testing and certification of the various SSL products that comply with the set SSL product quality and energy performance standards. The certified products will be labeled accordingly for sales purposes. The showcasing of the production and application of standards-compliant SSL products will be carried out under Component 3.

Tracking the SSL Product Standards Implementation - This activity entails the monitoring and evaluation of the impacts of the enforcement of the implementation of the SSL Product Standards, as well as the policy (and implementing rules and regulations). A report on the impacts of the standards implementation will supplement the monitoring and evaluation work that will be done in tracking the energy savings and CO2 emission reductions that are attributable to the proposed GEF project.

Incremental Cost Reasoning and Expected Contributions from the Baseline, the GEFTF, LDCF/SCCF, and Co-financing

While China is currently doing great strides towards the phasing out of incandescent lamps, the country has also embarked on further realizing more potential energy savings and GHG emissions reduction with the use of energy saving lamps (ESLs) such as CFLs, and in the past 3 years in the application of another type of ESL – the solid state lighting products such as the light emitting diode (LED) lamps. Such initiative is very significant particularly in China, where the energy saving potential is high considering the fact that energy users in the countryside are just transitioning from the use of ILs to CFLs. While the GOC already supported and is still supporting actions to promote the utilization of ESLs, the potentials are still high but the efforts, including that of the private sector, are still limited and in some aspects, wanting. For example, actions towards the promotion of SSL technology (particularly in the use of LED lamps) are limited, resulting to a somewhat “free-for-all” approach in the development of the local SSL industry and market, which at the moment is considered unregulated, and is not under official purview of any of the GOC ministries/agencies. GEF can provide the necessary supplementary resources to realize the energy saving and GHG emission reduction potentials of the widespread applications of SSL products. Without the GEF support, the potential significant global environmental benefit in terms of CO2 emissions reduction from the booming SSL production and utilization in China will not be fully realized. If the current barriers that prevents the target consumers (particularly in the residential sector) from confidently using SSL products, and local lighting product manufacturers from producing high quality and high performance SSL products will persist, the current low penetration rate of SSLs in the country will not improve. In that regard, China would have limited success in promoting energy efficiency as an effective policy and institutional instrument for achieving the country’s GHG emission reduction targets. The current energy saving lamp promotion and application projects in the country have been designed for the promotion of the widespread utilization of ESLs, particularly CFLs. At the time of their design and inception, SSL technology application in China was still in its nascent stage. Currently, there is a wide range of SSL product manufacturing companies in China, most of them are small-to-medium enterprises. The product range varies in size and applications, prices, as well as in quality and performance. The current low level of acceptance by the residential sector of the SSL technology is due to the fact that most of the current programs are focused on large applications in industrial and commercial establishments. Those that are targeting the residential sector are quite limited in scope. By building on the success of the current government and private sector SSL technology initiatives, as well as from lessons learned from previous and ongoing GEF-supported projects on ESLs, the magnitude of national development benefits (energy savings) and global environmental benefits (CO2 emission reduction) will become more significant. Considering the baseline projects/activities in China in the area of SSL technology development and applications, incremental funds from the GEF would be useful in expanding the energy saving and CO2 emission reduction opportunities through the interventions that will assist the local SSL industry in improving SSL product quality and performance, as well as expanding SSL production and sales. With the GEF support for the incremental cost needed to develop and implement the much needed policy and regulatory regimes that will support further transformation of the local lighting industry through the improved/increased production and use of SSL products, as part of the country’s overall efforts to promote the widespread use of ESLs. The incremental financial assistance for developing and implementing SSL quality and energy performance standards, capacity building to improve local skills in SSL product design and manufacturing in compliance with a national SSL product standards, as well as in improving the penetration rate of SSL products, the anticipated energy savings in lighting systems in the country can be achieved. In this regard, the GEF support will ultimately help achieving significant GHG emission reduction from the operation of lighting systems in the commercial, industrial, public and residential sectors in China.

Without the GEF financial assistance, it is difficult to achieve in the short run the expected outputs in the project. Current obstacles, if unchanged, will make it almost impossible for China to achieve its 12th FYP target 20% penetration rate of SSL products in the domestic lighting market. In that regard, it would be one significant opportunity lost for contributing to the achievement of China’s committed CO₂ emission reduction targets,

Global Environmental Benefits

It is anticipated that the results of the successful implementation of this proposed GEF project in SSL market transformation and application in China will translate to tangible electricity savings and global environmental benefits, mainly in terms of CO2 emission reduction from the power sector. Through the project, the incremental benefit of GEF funding is the increase by 4% in the penetration rate of SSL products in the domestic market. This will result in the realization of about 10 TWh of electricity savings and a reduction of CO2 emission of 9 million tons annually. This is a rather conservative estimate since the potential electricity savings, and the associated GHG emission reductions that are attributable to the utilization of exported Chinese made SSL products in other countries are not included in this.

Based on these estimated incremental electricity savings and CO2 emissions reduction, the approximate unit abatement cost (UAC) is about US$ 0.17/ton CO2 (i.e., GEF$ per ton CO2). The UAC will be tracked using a monitoring and evaluation system that the proposed project will develop. This preliminary UAC figure will be re-evaluated and updated during the project design particularly in quantifying the potential energy savings from the confirmed demonstration projects and projected replications and in coming up with the CO2 emission reduction estimates. These rough estimates of the potential energy savings will be determined and confirmed during the project design. The updated CO2 emission figures and UAC will be indicated in the project document that will be submitted later for CEO endorsement.

Innovativeness, Sustainability and Potential for Scaling-up

Innovation: This project is an attempt to initiate efforts to unify/integrate all the current separated and disjointed efforts of the various SSL manufacturers in China to establish a real local SSL industry, something that has not yet been done in China. And for that matter, such effort is regarded as innovative in regards to the promotion and facilitation of the commercialization and widespread application of SSL products, enhancing its market share, boosting the development of SMEs in this sector, enhancing progress in related industries (particularly those making up the SSL value chain), as well as in the other applications of SSL technology such as liquid crystal display, automobile lights and new materials. Through this innovative approach of establishing cohesiveness in the current local SSL industry will bring about the local production of quality SSL products that consumers will use more confidently thereby enhancing the penetration rate of such products particularly in the residential sector. The downstream activities along the SSL value chain are labor-intensive, and are viewed as something helpful for providing income generation opportunities in rural areas particularly for women. Since most of the lighting products (including ESLs like SSL products) are exported, the implementation of the proposed GEF project will bring more premium “green” and energy efficient light sources to the world, yielding distinct indirect benefits by virtue of their contribution to global energy savings and GHG emission reduction, and the improvement of lighting quality in such less developed regions as those in the African continent.

Sustainability: The proposed project is essential for the local SSL industry development. The expected outputs that will be delivered are meant not only to provide the enabling conditions for cohesive efforts to sustain and guide the commercial development of the industry. The strategy to continuously facilitate the effectiveness of these enabling conditions involves their development, establishment and institutionalization, and in so doing also sustain them. For example, instruments that will be developed and produced by the project for enhancing the SSL market development, such as the SSL Industry Database; SSL Technology Information Exchange Service; SSL Applications Service Industry Accreditation System; and, SSL manufacturer rating scheme will help in sustaining these facilitative interventions even beyond the completion of this proposed project. Component 3 of the project also includes the development of a sustainable follow-up program design for financially supporting the SSL technology innovations, and the production of new SSL products and their applications.

Scale-up Potential: Several of the project interventions can be replicated in other regions of the country where the SSL product manufacturing is present to further enhance the efforts to promote the utilization of SSL products. Also, the planned demonstrations can be scaled up to involve more manufacturers, distributors and retailers of SSL products in the promotion efforts.  Moreover, since this project will most likely be contributing to the realization of the objective of the ongoing global UNEP-GEF En.Lighten project, the potential for scale up of some of the interventions is there particularly beyond China since the country is a major global source of lighting products such as SSL/LED light products.

In summary, the implementation of this project will bring about: (1) Sustainable development to the small-to-medium enterprises that currently produce SSL products; (2) Support the sustainable and low carbon development of Chinese cities/towns; (3) Provide more energy efficient lighting to the rural areas of the country; (4) Provide women with opportunities of employment; and, (5) Contribute to global energy saving and emission reduction.

A.2. Stakeholders

# The stakeholders of this project include the relevant entities in the national and local governments that are involved in the SSL industry development, mainly the NDRC, MOST, and the General Administration of Quality Supervision, Inspection and Quarantine; as well as those in the private sector (SSL product manufacturers, distributors/retailers, etc.), energy management companies (EMCs) specifically lighting system design professionals; and industry organizations such as the CSA and CALI. The involvement of the public (i.e., general public in the residential and commercial sectors) in this project is both beneficiary and project partner. The realization of energy savings (and associated GHG emission reductions) will depend mainly on whether the consumers (i.e., general public) will make use of the energy efficient SSL/LED lighting products. Hence, they are the main targets in the promotional and awareness raising interventions that will be carried out in this project. Consumers that have understood and realized the benefits of using SSL/LED lighting products are also the ones who would most likely influence and entice others to consider these energy efficient lighting products.

| # Stakeholder | # Roles and Responsibilities in Project Preparation |
| --- | --- |
| # National Development & Reform Commission | # Responsible for communication and coordination with MOF and UNDP, liaison with local governments with SSL businesses, project development management, and project development financial management. |
| # China Solid State Lighting Alliance Industry (CSA) # China Association of Lighting Industry (CALI) # International SSL Alliance (ISA) – China | # Provision of assistance in the identification and design of demonstrations for the promotion of the production and application of SSL products # Provision of information on the various SSL projects that have been carried out in China by the private sector, and other institutions, as well as potential interventions in removing barriers to the development of the local SSL industry and market. |
| # Standardization Administration of China | # Provision of assistance in the design of activities on the development of SSL quality and energy performance standards |
| # National Energy Conservation Center | # Design of the technical assistance, capacity development and demonstration activities of the project |
| # Demonstration Hosts on the production of SSL products | # Design of the incremental technical assistance and capacity development activities of the project |
| # Other SSL industry associations (e.g., Guangdong Solid Lighting Industry Innovation Center) | # Provision of information regarding research work on SSL product manufacturing |
| # Energy Management Companies (EMCs) | # Provision of information in the design of the activities on the development of standards for SSL products, as well as in the design of technical training programs on the application and design of lighting systems using SSL products. |
| # United Nations Development Programme (UNDP-Beijing) | # Provision of technical guidance and management support in the design and development of the proposed GEF project. |

It should be noted that in the design and preparation of this project, adequate consideration shall be accorded to women and indigenous people if there are opportunities to involve them.

A.3. Risks

Level best efforts to ensure the effective and smooth implementation of the project activities will be provided, but like in other projects, there are certain risks that have to be addressed to mitigate them. The anticipated risks and the proposed mitigation actions to address them are presented in the table below:

| Risk | Level of Risk | Mitigation Actions |
| --- | --- | --- |
| Inefficient organization and coordination of stakeholders, such as government agencies, lighting system design companies, SSL producers, research institutions, experts and end users | Low | UNDP’s implementing partner for this project, NDRC is experienced in implementing projects on energy savings, GHG emission reduction, and environmental protection. The establishment of a National Project Steering Committee, led by NDRC and participated in by government agencies (such as MOF, MOST, Ministry of Housing and Urban-Rural Development, Ministry of Transport, Ministry of Environmental Protection, and General Administration of Quality Supervision, Inspection and Quarantine), which are relevant to the promotion of ESLs (including SSL products), will ensure an effective coordination mechanism in the project planning and design and implementation, on the basis of past practices and experiences. |
| Failure to achieve timely and full distribution of co-financing and matching funds for project implementation | Low | The project development team, with the support of the NDRC will ensure that co-financing and matching fund guarantees (or at least the documented expression of interests) from the identified project partners will have been secured prior to launching of the project. Broad consultations with domestic financial institutions and communication with investors will be carried out during the project development stage to ensure the availability of the co-financing for the subsumed baseline activities. |
| Disbursements of funds by the government agencies for demonstration projects do not meet the scheduled dates | Medium | Identification of serious demonstration partners, setting-up of a realistic schedule and cost-sharing arrangements among responsible agencies during the project design stage |
| Ineffective coordination in research contents and execution periods for the numerous inter-related sub-projects | Medium | Clear understanding of the requirements (timing and budget) for each of the planned activities will be ensured by the project development team during the project development stage. The team will also ensure that the project schedule will be synchronized with the implementation schedules of the project partners, particularly in regards to the implementation of the baseline activities. Securing firm commitments of responsible agencies during the project design stage |
| Low level of participation from the SSL manufacturers | Low | Ensure involvement of the SSL manufacturers starting from the project design stage, dissemination of the latest information through right channels and identification of their needs and demand through continuous dialogue |
| Low level of government support in the effective enforcement or proposed policies and regulations | Low | Incorporation of the necessary interventions for the formulation of the SSL support policies, including the accompanying implementing rules and regulations, as well improving the institutional arrangements for the enforcement of the proposed SSL standards/codes. |
| Continued use of CFLs will minimize the realization of benefits from SSL product applications | Low | The target 20% penetration rate is on the premise that CFLs will also be gradually replaced by SSL products. Close coordination with regional and global CFL initiatives (e.g., GEF-supported en.lighten project) will be carried out concerning decisions and plans to keep an optimum balance of LED and CFL promotions and applications beyond the end-of-project, |
| Exporting countries impose more stringent technical and quality requirements of LED lamp exports from China | Medium | The policy work that will be done under the project will also focus on the establishment and enforcement of approved policies and implementing rules and regulations on the quality and energy performance standards that meets international acceptance (including those from the LED trade partners of China) for locally produced SSL products. |
| Failure of the market transformation policy and mechanism to facilitate supporting and incentivizing the local production of high quality SSL products | Low | Activities that will come up with the appropriate institutional framework and institutional capacity to enforce policies that are supportive of the manufacture, sale and applications of SSL products in the residential and commercial sectors will be designed and implemented under this proposed project. Adequate lobbying with the relevant GOC authorities will be done to ensure approval and strict enforcement of the formulated market transformation policies and mechanisms for the local SSL industry. |
| Not enough capacity at testing centers to test the increasing amount of SSL products from market producers. | Medium | The activity on the development of a standardized system for the inspection/testing and certification of the various SSL products that comply with the set SSL product quality and energy performance standards, and the associated capacity building on the implementation of such system will facilitate the proper testing and certification of SSL products in the market. Private testing laboratories can be accredited to take up the increased volume of SSL products to be tested once the testing procedures are standardized and simplified and the lab people of the SSL manufacturers become technically capable with the SS product testing. |

In the context of product shipment delays because of climate change related conditions in China, particularly in the major industrial hubs, one can say that climate change impacts may indirectly affect the Chinese SSL industry, like any industry for that matter. However, viewed from the perspective of climate change mitigation, the increasing awareness of people in China about the need to mitigate climate change through wise, efficient and effective use of energy could spur interest and motivation in using energy saving items, such as ESLs, in general, and LED lamps, in particular.

A.4. Coordination

Currently, there is only one nationally-executed project in the field of green lighting in China - PILESLAMP, which is a UNDP-GEF funded project. The UNDP’s implementing partner for this project is the NDRC. The project period is 2009-2012, and to date, all activities are rounding up. Although like PILESLAMP, the proposed project is a green endeavor, it has its own development stages, research orientation and goals. While PILESLAMP emphasizes on the transformation of incandescent lamp businesses to remove the hurdle for the application of ESLs, the proposed GEF funded project focuses on the removal of the current barriers that hinders the full blown development of the currently nascent local SSL industry, and the widespread application of SSL products in lighting systems in the energy consuming sectors of the country particularly the residential sector. The other green lighting project in the country, which is also GEF funded is the globally implemented EnLighten project, which is on the promotion, acceleration and coordination of global efforts to push for efficient lighting. China is among the countries included in this project that seeks to accelerate the global commercialization and market transformation of efficient lighting technologies by working at global level and providing technical support to developing countries.

The proposed GEF project will build on the UNDP-GEF PILESLAMP Project, and complement the ongoing UNEP-GEF En.Lighten global project. Lessons learned from these ongoing projects especially in negotiating partnerships, coordinating and managing multi-stakeholders, particularly in the private sector and the way forward in demonstrating the application of ESL (in this case SSL products) in lighting systems. During the project design, the project proponents will closely coordinate with key stakeholders in the private sector primarily the local lighting industry including the China Association of Lighting Industry (CALI), NDRC, MOST, MOF, industrial organizations and other institutions that are engaged in policy making and research and development on energy efficiency, in general, and ESL systems, in particular. The potentials of involving them in the implementation of some of the project activities will be explored and worked out during the project design. Furthermore, the project will also be developed in close cooperation with the UNDP-GEF Energy, Infrastructure, Transport and Technology Team based in the UNDP Asia-Pacific Regional Center in Bangkok. The UNDP country office in Beijing will be fully involved in the project development through its participation in the various stakeholder and co-financing consultation meetings and technical workshops during the project development phase, and in the multipartite review meetings. Consultations will also be done with UNDP-GEF, New York during the project development phase.

B.1. National Strategies and Plans or reports and Assessments under relevant Conventions, if applicable

The proposed GEF project is in line with a number of relevant national plans and strategies. In line with China’s National Energy Conservation and Emission Reduction Strategies, China's National Climate Change Program, and with its 2nd National Communications to the UNFCCC, the proposed project focuses on fostering new industries of strategic importance, and is intended to speed up the commercialization of SSL through policy research, demonstration, application and promotion, as well as capacity building in a bid to accomplish energy saving and emission reduction targets. The project goes in line with the following government policies and strategies:(1) The 12th Five-Year Plan for National Economic and Social Development of the People’s Republic China; (2) Decision of the State Council  on Accelerating Fostering and Developing New Strategic Industries; (3) National Medium- and Long-term Plan Outline for Scientific and Technological Development (2006-2020); (4) Opinions on the SSL Industry Development; (5) Green Lighting Project; (6)  Guidance Catalog for Adjustment of Industrial Structure; (7) Special Medium- and Long-Term Plan for Energy Conservation; (8) Development plans of Energy-saving Industries in the "12th Five-Year Plan”; and, (9）Development plan of SSL Energy-saving Industry is issued by NDRC/MOST/MOIIT/MOHURD/MOF/GAQSIQ(2013). The principles of guidance, goals and tasks are clarified based on the investigation of the status and the trend of Chinese SSL industry for the period of the 12th Five-Year. Moreover, the proposed GEF project is also in line with the plans and recommendations set out in the country’s national communications to the UNFCCC. In the forthcoming GEF-funded project for the preparation of the country’s 3rdNational Communications, it is expected that more intensive efforts towards the production and application of quality ESLs (e.g., SSL product), will be among the climate change mitigation actions that will be prioritized.

China has continuously stressed the role of advanced technologies for climate change mitigation (as well as adaptation) to meet its sustainable development goals in a timely manner and at a minimum cost that does not threaten economic development and its continuous efforts to alleviate poverty. Both the transfer of best available global technologies to China and the enhancement of the local science, technology, innovation capacity and diffusion are necessary to make the most relevant and advanced technologies widely available for deployment. The technological development of the nascent SSL industry in the country will benefit also from the work that is currently being done under the WB-GEF project on technology needs assessment, which also identifies barriers to technology transfer. Suggestions on the application of the proposed technology transfer mechanisms that would accelerate the ultimate deployment of technologies will be considered in coming up with the strategies to deploy quality SSL production and applications.

B.2. GEF Focal Area and/or Fund(s), Strategies, Eligibility Criteria and Priorities

The proposed project is in line with the GEF climate change strategic objective #2 (Promotion of market transformation for energy efficiency in industry and the building sectors) and will contribute to the reduction of greenhouse gas emissions through the transformation of the lighting products market in China towards more energy-efficient lighting products that are targeted to be used in the major energy end-use sectors of the country, particularly the residential sector. The project focuses on the removal of barriers to the widespread local production and applications of quality SSL products in China,

B.3. GEF agency’s comparative advantage for implementing this project:

This project contributes to the achievement of the outcome - energy efficiency in industry and the building sectors as stated in the UNDP-China Country Program Document 2011 – 2015. It also contributes to the achievement of the primary outcome - Environmental protection, climate change, and natural resource management on Environment and Sustainable Development, as mentioned in the UNDAF 2011-2015. Moreover, this program is directly in line with the UNDP EITT’s signature program on low emission urban and transport infrastructure, specifically focusing on GHG emission reduction from electric lighting systems. With its country presence, UNDP-China is well-positioned to implement this proposed project as it has, and currently have, a proven track record of successful implementation of energy efficiency projects in the country, as well as in other developing countries in Asia. The optimization and improvement of the energy performance of energy consuming equipment and electric lighting systems are included in most of these energy efficiency projects carried out in industries and buildings. Coincidentally, UNDP-China is implementing with NDRC an ongoing GEF project on the promotion of energy saving lamps (PILESLAMP). In jointly implementing that project, as well as other ESL projects in the past, UNDP and NDRC have already established a very good and cooperative working relationship. UNDP has already gained a comprehensive understanding of China’s current green lighting development and energy saving and emission reduction targets that will be useful in the design and implementation of this new proposed SSL market transformation initiative.

UNDP also has sufficient staff complement that can effectively supervise the design and implementation of this project. The fact that it is one of the leading UN agency in China supporting the GOC in addressing climate change issues in the country; its staff members’ substantial experience in the successful implementation of GEF-funded projects in the country; and its overall substantial experience and expertise in working in partnership at the decentralized level with local communities, private sector, policy makers and civil society, justify its capacity and qualification to implement this proposed project. Moreover, for this project, UNDP-China will be backstopped by technical expertise available in the UNDP Asia-Pacific Resource Centre (APRC) in Bangkok, Thailand.

part iii:  approval/endorsement by gef operational focal point(s) and GEF AGENCY (ies)

A. Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S):

| Name | Position | Ministry | Date |
| --- | --- | --- | --- |
| Jiande Ye | GEF Operational Focal Point | International Dept., Ministry of Finance | 15 Aug 2013 |

  - GEF AGENCY (IES) Certification

| This request has been prepared in accordance with GEF/LDCF/SCCF policies and procedures and meets the GEF/LDCF/SCCF criteria for project identification and preparation. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Agency Coordinator, Agency name | Signature | Date | Project Contact Person | Telephone | Email Address |
| Adriana Dinu UNDP-GEF Executive Coordinator and Director a.i. |  | 7 January 2014 | Manuel L. Soriano Sr. Tech Advisor Energy & Climate Change | +66-2-3049100 Ext 2720 | manuel.soriano@undp.org |

PIF_WITHOUT_MACROS

1.0

It is very important to consult the PIF preparation guidelines when completing this template.

Project ID number will be assigned by GEFSEC.

Refer to the reference attached on the Focal Area Results Framework when filling up the table in item A.

Same as footnote #3

On an exceptional basis, PPG amount may differ upon detailed discussion and justification with the GEFSEC.

PPG fee percentage follows the percentage of the GEF Project Grant amount requested.

This is derived from the report Low Consumer Awareness To Be Main Obstacle for Chinese LED Lighting Market by the LEDinside, which is the research division of the global market intelligence organization TrendForce.

There are more than 6,000 LED producers (many are SMEs) and only a few of them are able to export. Not a single company in China makes it to the top 10 global LED companies. If the quality of the locally manufactured SSL products is improved through improvements in the manufacturing process, then such products can be available for both domestic and export markets.

This is the project proponents’ forecast (based on trend analysis of historical LED lamp production, sales and export data) and considering the current initiatives of the government and the fragmented local SSL industry (i.e., without the GEF intervention). This is calculated based on data from the China Solid State Lighting Alliance Industry (CSA), China Association of Lighting Industry, and the China Customs.  The total production of LED lamps and total LED lamps exported are derived from the reported data from local LED manufacturers to CSA. The data on the total annual number of lamps sold in China are obtained from the local lighting product manufacturers in their reports to CALI. The total number of LED lamps exported is based on statistical data from the China Customs.

This is also based on historical data trend analysis but taking into consideration enhanced enabling conditions that will be established and facilitated by the proposed GEF project.

Some countries are already considering a complete switch to LED lighting. Among them is the United Kingdom as presented in the recent national conference in UK “Radical Emission Reduction Conference” http://www.tyndall.ac.uk/radical-emission-reduction-conference. This will be investigated during the project design and preparation stage (PPG exercise) to determine how the reported good practice or lessons learned from that report can be best applied into the Chinese SSL industry context.

The type and mechanics of the appropriate financing scheme will be determined during the project design/preparation stage. The suitable scheme shall be based on the policy research studies that will be carried out during the PPG stage. The potential schemes that can be considered include: (1) Financing scheme (e.g., soft loans) for SMEs for improving their SSL production lines and processes, for improved product quality and design, and for improved quality control systems; (2) Financing for incremental cost of using LED lighting (compared to other ESLs) in the implementation of lighting system projects (e.g., lamp replacement, lighting system retrofit) – This will apply to building owners, as well as to lighting system companies; (3) Financing for SMEs for their R&D efforts to come up with high quality and performance SSL products; and, (4) Financial assistance schemes for LED lamp retailers, as well as for incentive programs such as rebates scheme for consumers for the purchase of SSL products (or for bulk purchase of SSL products).

In that regard, electricity savings and GHG emission reductions can be realized from the wide use of SSL products. Moreover, mercury-free SSL products that are used as light source will greatly lessen environmental pollution caused by waste CFLs that are not properly disposed. Apart from the higher energy savings that SSL products provide, these are generally rich in color, and IR-and-ultraviolet-free, and in that regard provide a comfortable and healthy lighting environment. Integrated with power supply system, SSL (i.e., using LED lamps) will make it possible to realize “green” lighting in some parts of rural China where electricity is still not available.

The target set and indicated in China’s 12th 5 Year Plan regarding the penetration rate of SSL (20% by 2016) is in line with the China En.Lighten program activities on transitioning to EE lighting in the residential, commercial, industrial and public sectors. That target is in line with the projected shares of the various types of ESLs in China after transition. Work on the SSL standards will be in coordination with En.Lighten program partner in China which is the National Lighting Test Center, which is authorized as a national testing institution by the State Bureau of Quality and Technical Supervision and is also designated as testing center for China Compulsory Certification and China Quality Certification.