PAD Annex: GEF Data Sheet

Project Type: full-Size project

project information

| Project Title: | Geothermal Power Generation Program |  |  |
| --- | --- | --- | --- |
| Country(ies): | Djibouti | GEF Project ID: | 4626 |
| GEF Agency(ies): | WB | GEF Agency Project ID: | P127143 |
| Other Executing Partner(s): | Ministry of Energy and Water | Submission Date: | n/a |
| GEF Focal Area (s): | Climate Change | Project Duration (Months) | 34 |
| Name of parent program (if applicable): - For SFM/REDD+ |  | Agency Fee ($): | 603,636 |

- Focal Area Strategy framework

| ### Focal Area Objectives | ### Expected FA Outcomes | ### Expected FA Outputs | Trust Fund | Grant Amount ($) | ### Cofinancing ### ($) |
| --- | --- | --- | --- | --- | --- |
| CCM-3 | Outcome : Investment in renewable energy technologies increased | Output : Renewable energy capacity installed | GEF TF | 6,036,364 | 25,190,000 |
| Total project costs |  |  |  | 6,036,364 | 25,190,000 |

- Project framework

| ### Project Objective: The Global Environment Objective (GEO) is to promote renewable (geothermal) energy and reduce GHG emissions in Djibouti. ### Project Development Objective: The more specific project development objective is to assess the commercial viability of the geothermal resource in Fiale Caldera (located in the Lake Assal region). Achieving this objective could lead to unlocking Djibouti’s geothermal potential – something that would help reduce domestic electricity generation costs, increase the country’s energy security of supply and foster private sector participation in the energy sector. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected outcomes | ### Expected outputs | ### Trust Fund | ### Grant Amount ($) | ### Confirmed Cofinancing ($) |
| 1. Drilling Program | INV | -Greenhouse gas emissions avoided (390358.00t) -Four full-size production wells drilled - If the first four wells are successful, the probability of constructing more generation capacity increases significantly due to the successful drilling and learning processes of the first phase. If 50MW generation capacity is installed and becomes operational, this project is expected to directly offset total CO2e emissions of about 11,710,750 tons over a 30 year life cycle | - A fully-fledged power generation feasibility study (a power generation technical and financial feasibility study that includes a recommendation to either proceed or not with a follow-on project) developed -Published periodic updates of project implementation (the test protocol drilling program, test results, and other relevant information) -Geothermal well test protocol developed and in place -Well test results independently reviewed and certified - Access to the site is constructed -Preparatory civil works completed ahead of drilling commencement | GEF TF | 6,036,364 | 21,831,590 |
| 2. Technical Assistance for the Drilling Program | TA | Improved donor coordination Management of the geothermal power generation program Design and oversight ofthe exploratory drilling program and well testing protocol | -Joint missions by donors (4) -Adequate executive management support is provided for the geothermal power generation program -The drilling program and well testing protocol are designed in line with international best practices -The feasibility studies are prepared and executed in line with World Bank procedures:The technical and financial feasibility study is successfully completed -CERD staff gains experience in design of drilling program and executing test protocols | GEF TF | 0 | 1,750,210 |
| 3. Project Management* | TA |  |  | GEF TF | 0 | 1,608,200 |
| Sub-total |  |  |  |  | 6,036,364 | 25,190,000 |
| *Project management costs |  |  |  | GEF TF | 0 | 1,608,200 (See component 3) |
| Total project costs |  |  |  |  | 6,036,364 | 25,190,000 |

- sources of confirmed Cofinancing for the GEF financing by source and by name ($)

| Sources of Cofinancing | Name of Cofinancier | Type of Cofinancing | Amount ($) |
| --- | --- | --- | --- |
| Other Multilateral Agency | IDA | Soft Loan | 6,000,000 |
| Other Multilateral Agency | AfDB | Grant | 5,000,000 |
| Bilateral Aid Agency | AFD | Grant | 3,250,000 |
| Other Multilateral Agency | OFID | Soft Loan | 7,000,000 |
| Others | ESMAP | Grant | 1,100,000 |
| Others | EU Africa ITF | Grant | 2,340,000 |
| Others | Government of Djibouti | Contribution | 500,000 |
| Total Cofinancing |  |  | 25,190,000 |

- GEF/LDCF/SCCF/NPIF Resources Requested by agency, Focal Area  and country

| GEF Agency | Type of Trust Fund | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Grant Amount (a) | Agency Fee (b)2 | Total c=a+b |
| WB | GEF TF | Climate Change | Djibouti | 6,036,364 | 603,636 | 6,640,000 |
| Total Grant Resources |  |  |  | 6,036,364 | 603,636 | 6,640,000 |

- Does the project include a “non-grant” instrument?    NO

F   status of implementation of project preparation activities and the use of funds: no PPG

# Annex 1: Results Framework and Monitoring

| Project Name: DJ Geothermal Power Generation Project (P127143) |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Development Objectives |  |  |  |  |  |  |  |  |  |  |  |
| PDO Statement |  |  |  |  |  |  |  |  |  |  |  |
| GEF Project Objective: The Global Environment Objective (GEO) is to promote renewable (geothermal) energy and reduce GHG emissions in Djibouti. Project Development Objective: The more specific project development objective is to assess the commercial viability of the geothermal resource in Fiale Caldera (located in the Lake Assal region). Achieving this objective could lead to unlocking Djibouti’s geothermal potential – something that would help reduce domestic electricity generation costs, increase the country’s energy security of supply and foster private sector participation in the energy sector. |  |  |  |  |  |  |  |  |  |  |  |
| Global Environmental Objective Indicators |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Cumulative Target Values |  |  |  |  |  | Data Source/ | Responsibility for |
| Indicator Name | Core | Unit of Measure | Baseline | YR1 | YR2 | YR3 | YR4 | End Target | Frequency | Methodology | Data Collection |
| Greenhouse gas emissions avoided |  |  | 0.00 |  |  |  |  | 390358.00 | At the end of the project | World Bank/GEF | World Bank/GEF |
| . |  |  |  |  |  |  |  |  |  |  |  |
| Project Development Objective Indicators |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Cumulative Target Values |  |  |  |  |  | Data Source/ | Responsibility for |
| Indicator Name | Core | Unit of Measure | Baseline | YR1 | YR2 | YR3 | YR4 | End Target | Frequency | Methodology | Data Collection |
| Develop a fully-fledged power generation feasibility study |  | Text | No study has been done. |  |  |  | Well tests results certified and technical feasibility study ready | Study complete | Yearly | PMU | PMU/World Bank |
| Publish periodic updates of project implementation |  | Text | None | Well test protocol published | Initial test results published | Complete test results published | Complete feasibility study published | All periodic updates published | Yearly | PMU | PMU/World Bank |
| Geothermal well test protocol developed and in place |  | Yes/No | No | No | Yes | Yes | Yes | Yes | Once | PMU | PMU/World Bank |
| Well test results independently reviewed and certified |  | Yes/No | No | No | No | No | No | Yes | Once | Independent third party verification | PMU |
| . |  |  |  |  |  |  |  |  |  |  |  |
| Intermediate Results Indicators |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Cumulative Target Values |  |  |  |  |  | Data Source/ | Responsibility for |
| Indicator Name | Core | Unit of Measure | Baseline | YR1 | YR2 | YR3 | YR4 | End Target | Frequency | Methodology | Data Collection |
| Access to the site is constructed |  | Yes/No | No | Yes | Yes | Yes | Yes | Yes | Once | PMU | PMU/World Bank |
| Number of wells drilled |  | Number | 0.00 | 0.00 | 2.00 | 4.00 | 4.00 | 4.00 | Yearly | Drilling Service Company | PMU/Geothermal Consulting Company |
| Joint missions by donors |  | Number | 0.00 | 1.00 | 2.00 | 3.00 | 4.00 | 4.00 | 4 | Donors | World Bank |
| . |  |  |  |  |  |  |  |  |  |  |  |

| Annex 1: Results Framework and Monitoring |  |
| --- | --- |
| Project Name: DJ Geothermal Power Generation Project (P127143) |  |
| Global Environmental Objective Indicators |  |
| Indicator Name | Description (indicator definition etc.) |
| Greenhouse gas emissions avoided | If the first four wells are successful, the probability of constructing more generation capacity increases significantly due to the successful drilling and learning processes of the first phase. If 50MW generation capacity is installed and becomes operational, this project is expected to directly offset total CO2e emissions of about 11,710,750 tons over a 30 year life cycle |
| . |  |
| Project Development Objective Indicators |  |
| Indicator Name | Description (indicator definition etc.) |
| Develop a fully-fledged power generation feasibility study | Development of a power generation technical and financial feasibility study that includes a recommendation to either proceed or not with a follow-on project. |
| Publish periodic updates of project implementation | Publish the test protocol drilling program, test results, and other relevant information. |
| Geothermal well test protocol developed and in place | Geothermal well test protocol undertaken |
| Well test results independently reviewed and certified | Well test results certified |
| . |  |
| Intermediate Results Indicators |  |
| Indicator Name | Description (indicator definition etc.) |
| Access to the site is constructed | Preparatory civil works completed ahead of drilling commencement |
| Number of wells drilled | Drill 4 full-size production wells. |
| Joint missions by donors | Joint missions undertaken to improve donor coordination |