Project Identification Form (PIF)

Project Type:

Type of Trust Fund:

For more information about GEF, visit TheGEF.org

PART I: Project Information

| Project Title: | Establishing the Foundations of a Global Partnership to Accelerate the Market Transformation for Efficient Appliances and Equipment |  |  |
| --- | --- | --- | --- |
| Country(ies): | Global | GEF Project ID: | 5831 |
| GEF Agency(ies): | (lead) | GEF Agency Project ID: | 01289 |
| Other Executing Partner(s): |  | Resubmission Date: | 30/05/2014 |
| GEF Focal Area (s): |  | Project Duration (Months) | 18 months |
| Name of parent program (if applicable): - For SFM/REDD+ - For SGP - For PPP |  | Project Agency Fee ($): | 130,150 |

A.  Indicative Focal Area Strategy Framework:

| ### Focal Area Objectives | ### Trust Fund | ### Indicative ### Grant Amount ### ($) | ### Indicative Co-financing ### ($) |
| --- | --- | --- | --- |
|  |  | 685,000 | 4,000,000 |
|  |  | 685,000 | 4,000,000 |
| Total Project Cost |  | 1,370,000 | 8,000,000 |

B. Indicative Project Description Summary

| ### Project Objective: To secure global climate change mitigation and environmental benefits by thwarting the growth of global energy consumption through accelerating the widespread market transformation towards highly efficient electrical appliances and equipment, such as refrigerators, room air conditioners, electric motors (0.75kW to 375kW), distribution transformers, lamps and controls, and other potential priority products such as pumps, TVs, computers and set-top boxes, as appropriate. Under the UN Secretary General’s Sustainable Energy for All initiative, this project will build on the successful approach of the UNEP-GEF en.lighten initiative by establishing the foundations for a collaborative and multi-stakeholder Efficient Appliance and Equipment Global Partnership Programme. The project will also expand the efforts of the en.lighten initiative to assist countries in the transition to energy efficient lighting to additional applications and accelerate the deployment of LEDs. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Indicative ### Grant Amount ### ($) | ### Indicative Co-financing ### ($) |
| 1. Creating Efficient Appliance and Equipment knowledge base |  | - Policy and strategy framework developed for the implementation of energy efficiency policies for each technology (4) in developing and emerging countries. | The below are the expected outputs for each technology (4): - Taskforces form a consensus on best practice policies to transform global markets to efficient appliances and equipment. - Case study reports on best practice policies and strategies for energy efficient appliance and equipment. |  | 250,000 | 1,600,000 |
| 2. Setting a global baseline and projected savings for the transition to Efficient Appliances and Equipment |  | - Increased awareness in governments on the specific economic, financial and climate benefits of efficient appliances and equipment efficiency. - Identification of priority countries and regions for targeted policy action on efficient appliances and equipment. | - Country by country estimated benefits (environmental, energy, climate, financial, business) of the transition to efficient products, such as refrigerators, room air conditioners, electric motors, and distribution transformers (2-3 products). - Country by country analysis on readiness of each target technology policies, standards and relevant actions. |  | 425,000 | 2,550,000 |
| 3. Engaging private sector partners and bringing appliance and equipment efficiency on top of the global agenda |  | - At least eight global manufacturers of appliances and/or equipment join the new global partnership. - Energy efficiency of appliances, equipment, and lighting are placed on top of the agenda at global and regional energy and climate fora. | - Partnership strategy and messages are developed. - In-person meetings with major private sector to raise awareness of the project and seek their participation. - Workshops and side-events alongside major global and regional. energy and climate events - Targeted communication campaign showcasing the benefits, including making the business case for private sector engagement, in an accelerated transition to efficient lighting, appliances, and equipment. |  | 175,000 | 800,000 |
| 4. Expanding the scope of the en.lighten initiative |  | Resources and tools available to countries to facilitate the transition to efficient lighting in the commercial/ industrial and outdoor sectors (including LEDs and controls). | - Policy tools to support the transition to efficient lighting in commercial/industrial and outdoor sectors. - Awareness raising of lighting plus controls (system approach for optimal savings) benefits. - Support on developing innovative finance mechanisms and on measuring, reporting, and verifying plans for Nationally Appropriate Mitigation Actions (NAMAs) - Develop efficient lighting NAMAs in at least 2 countries. |  | 400,000 | 2,300,000 |
| Subtotal |  |  |  |  | 1,250,000 | 7,250,000 |
| Project Management Cost (PMC) |  |  |  |  | 120,000 | 750,000 |
| Total Project Cost |  |  |  |  | 1,370,000 | 8,000,000 |

C. Indicative Co-financing for the project by source and by name if available, ($)

| Sources of Co-financing | Name of Co-financier | Type of Co-financing | Amount ($) |
| --- | --- | --- | --- |
|  | UNEP |  | 200,000 |
|  | UNDP |  | 200,000 |
| CSO | CLASP (US) |  | 200,000 |
|  | Natural Resource Defense Council (NRDC, US) |  | 25,000 |
| CSO | bigEE (Wuppertal Institute, Germany) | In kind | 1,000,000 |
| Bilateral Aid Agency | Australian Government | In-kind | 2,000,000 |
| Multilateral Agency | Inter-American Development Bank (IADB) | In-kind | 250,000 |
| Multilateral Agency | International Partnership for Energy Efficiency Cooperation (IPEEC) | In-kind | 150,000 |
| Multilateral Agency | IEA-4E | In-kind | 175,000 |
| Multilateral Agency | Latin America Energy Organization (OLADE) | In-kind | 50,000 |
| Private Sector | Philips Lighting BV | In-kind | 800,000 |
| Private Sector | OSRAM Licht AG | In-kind | 800,000 |
| Private Sector | International Copper Association (ICA) | In-kind | 800,000 |
| Private Sector | National Lighting Test Center (NLTC, China) | In-kind | 300,000 |
| Private Sector | Global Lighting Association | In-kind | 100,000 |
| Private Sector | Manufacturers of respective appliances and equipment (including ABB, Arcerlik, Mabe, and Schneider Electric) | In-kind | 950,000 |
| Total Co-financing |  |  | 8,000,000 |

D. Indicative Trust Fund Resources Requested by Agency, Focal Area, and Country1

| GEF Agency | Type of Trust Fund | Focal Area | Country Name/Global | Grant Amount ($) (a) | Agency Fee ($) (b)2 | Total ($) c=a+b |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Global | 1,370,000 | 130,150 | 1,500,150 |
| Total Grant Resources |  |  |  | 1,370,000 | 130,150 | 1,500,150 |

1  In case of a single focal area, single country, single GEF Agency project, and single trust fund project, no need to provide information for   
    this table. PMC amount from Table B should be included proportionately to the focal area amount in this table.

2   Indicate fees related to this project.

E.  Project preparation grant (ppg)

Please check on the appropriate box for PPG as needed for the project according to the GEF Project Grant:

Amount                          Agency Fee

Requested ($)	      	for PPG ($)

- No PPG required.                                           		___-- 0--________       _  --0--_______

- (upto) $50k for projects up to & including $1 million	___     ________      ___     _____

- (upto)$100k for projects up to & including $3 million	___     ________      ___     _____

- (upto)$150k for projects up to & including $6 million	___          ________      ___          _____

- (upto)$200k for projects up to & including $10 million   ___     ________      ___     _____

- (upto)$300k for projects above $10 million 		___     ________      ___     _____

part ii:  project JustiFication

- Project Overview

A.1. Project Description. Briefly describe the project, including 1) the global environmental problems, root causes and barriers that need to be addressed; 2) the baseline scenario and any associated baseline projects, 3) the proposed alternative scenario, with a brief description of expected outcomes and components of the project, 4) incremental/additional cost reasoning and expected contributions from the baseline, the GEFTF, LDCF/SCCF and co-financing; 5) global environmental benefits (GEFTF, NPIF) and/or adaptation benefits (LDCF/SCCF); 6) innovativeness, sustainability and potential for scaling up

###### The UN Secretary-General’s Sustainable Energy for All (SE4All) initiative selected advanced lighting and appliance efficiency as a High Impact Opportunity to deliver the goal of doubling the global rate of improvement in energy efficiency. The UN Climate Summit preparatory process has identified lighting and appliance efficiency as key accelerators to achieve doubling the rate of improvements in energy efficiency. The global transition to efficient lighting, appliances, and equipment offers a critical opportunity to achieve global mitigation goals.  A global transition to efficient lighting is already underway through the UNEP-GEF en.lighten initiative – a public-private partnership (PPP) that aims to speed the global phase-out of inefficient incandescent lighting in the residential sector via an integrated policy approach. This project will expand the scope of en.lighten activities to capture additional benefits offered by advanced lighting technologies (particularly light emitting diodes and lighting controls) in the commercial, industrial and outdoor sectors.  The project will also establish the foundations to extend this successful PPP model to additional product areas such as residential refrigerators and air conditioners, electric motors, and distribution transformers – all of which offer large potential for energy savings and therefore climate benefits. The project will also analyze and pursue opportunities for efficiency on other products, such as pumps, TVs, computers and set-top boxes.

###### Initial estimates from the partners to this initiative suggest that, for example:

- Refrigerators: Residential refrigerators account for, on average, a quarter of household electricity consumption in developing and emerging countries. The global refrigerator stock in developing countries and emerging economies is expected to more than double by 2030 to more than 1.6 billion units. Only 21 non-OECD countries have MEPS and 28 have labels today. Further, many of these standards are obsolete, given the efficiency levels have not been updated following technology advancements. Refrigerators contribute to global climate change through both direct (via refrigerants and foam insulation) and indirect GHG emissions (via energy consumption).  Direct GHG emissions in non-OECD countries come from the use of HFC-134a or CFC-12 refrigerants, which leak during use of the refrigerator (about 1% per year) and also generate large disposal losses if no controlled recycling occurs at the end of life.

- Room Air-conditioners (RACs): 87 million RAC units were sold in 2010, 69% of which were in non-OECD countries. The global market has been growing at 6.5% per annum since 2009.  As per-capita incomes rise in developing countries, the demand for RACs is expected to grow substantially as witnessed in China in the years 1990 to 2008, during which urban ownership increased from less than 1% to 62%. RACs can consume up to one third, and in some cases half of residential electricity in some cities, which has a major impact on power grids with peak load concerns. The energy efficiency of RACs across countries is only 40% to 61% of the best commercially available technology indicating a huge potential for improvement.

- Electric Motors: Motor driven systems account for 43% to 46% of global electricity consumption. Cost effective and higher efficient motors are already available, however repeated market experiences shows that without strong policy interventions the sales of these products will remain below 10%. The market for motors is largely business-to-business, with most motors purchased by third party original equipment manufacturers (OEMs), which assemble motors into driven equipment before the sale of an end product.  This means that there is little incentive for OEMs to pay extra for higher efficiency motors, as it is the end user who benefits from the savings in energy costs. Similarly most users focus on first cost, especially in company organization structures that do not take lifecycle energy savings into account when purchasing a motor. MEPS have been introduced in many OECD countries, however there remains a large portion of non-OECD countries without MEPS, particularly in Africa, much of Latin America, and Asia. The project will focus on motors ranging in size from 0.75kW to 375kW, which account for an estimated 68% by energy use by all motors.

- Distribution Transformers: As integral parts of electrical networks, distribution transformers operate 24 hours per day, 365 days per year. Transformers service lifetimes often exceed 30 years, so the efficiency of each installed unit will impact the grid for decades. As emerging economies and developing countries grow, their electricity consumption will also increase and they will need to invest in their electrical network. This represents an ideal opportunity to ensure efficient transformers are installed from the beginning, resulting in lower operating costs in the distribution network and “locking in” energy-efficiency.  Although distribution transformers often have efficiency levels greater than 98%, globally this equipment accounted for approximately 580 TWh of electricity losses in 2010, or about 290 Mt of CO2 emissions. Cost-effective technologies have been developed that can eliminate up to half of the electricity currently wasted in distribution transformers. In addition to being inefficient, in many parts of the world, old transformers may contain toxic polychlorinated biphenyls (PCBs), banned by the Stockholm Convention on Persistent Organic Pollutants.

- Lighting: Lighting represents about 15% of global electricity consumption and 5% of global GHG emissions. Countries must proceed swiftly to adopt high efficiency alternatives to obsolete lighting technologies, such as inefficient linear fluorescent lamps, magnetic ballasts, mercury vapor lamps and outmoded outdoor lighting systems. The fundamental problems addressed by the lighting component include: (i) meeting the increasing demand for lighting that in many countries will exceed the required power supply; (ii) reducing the peak demand for electricity (strongly driven by lighting), which exacerbates emissions from stand-by power plants and increases costs to operators and end-users; (iii) assuring access to good quality, high efficiency lighting products, and preventing intrusion of poor quality or counterfeit products into markets; and (iv) reducing social inequity, whereby lowest income consumers pay highest cost for lighting services.

A1.2 Baseline Scenario, Potential Savings and Environmental Benefits

- Preliminary estimates by project partners indicate that global savings across lighting, refrigerators, room air conditioners, electric motors, and distribution transformers would save more than 2,200 TWh per year by 2030, equivalent to more than 1,460 CO2 per year in avoided energy related emissions. The preliminary estimates for each technology are:

- Potential global savings for refrigerators under a cost-effective policy scenario are more than 270 TWh per year by 2030, equivalent to more than 170 million tonnes of CO2 per year in avoided energy related emissions compared with the baseline scenario.

- Potential global savings for room air conditioners under a cost-effective policy scenario are more than 520 TWh by 2030, equivalent to more than 340 million tonnes of CO2 per year in avoided energy related emissions compared with the baseline scenario.

- Potential global savings for electric motors under a cost-effective policy scenario are more than 230 TWh by 2030, equivalent to more than 150 million tonnes of CO2 per year in avoided energy related emissions compared with the baseline scenario.

- Potential global savings for distribution transformers under a cost-effective policy scenario are more than 270 TWh by 2030, equivalent to more than 170 million tonnes of CO2 per year in avoided energy related emissions compared with the baseline scenario.

- Potential global savings for lighting under a cost-effective policy scenario are more than 930 TWh by 2030, equivalent to more than 610 million tonnes of CO2 per year in avoided energy related emissions compared with the baseline scenario.

This project will conduct additional analysis to determine baseline scenario, potential savings, and environmental benefits across selected product categories and across countries. Beyond establishing a global baseline this analysis will be fundamental to mobilize political will and action in countries all over the world. In addition to GHG reductions due to reduced energy demand, this project also offers further environmental and GHG benefits through the phase-out and environmentally sound disposal of obsolete refrigerators and air conditioners with high Ozone Depleting Potential (ODP) and/or high Global Warming Potential (GWP) refrigerants, the removal from service of magnetic ballast for lighting and transformers with PCBs. Further, the project will ensure environmentally sound management of mercury added lighting products per the Minamata Convention, which build on the accomplishments that en.lighten initiative has already achieved in this area.

A1.3 Proposed Alternative Scenario and Project Components

This project will accelerate a global transition to efficient lighting by expanding the scope of the en.lighten initiative to policies for lighting products for the commercial, industrial and outdoor sectors. It will also establish the foundations of a collaborative and multi-stakeholder platform by applying the successful model of the en.lighten initiative to catalyze new PPPs to promote global market transformation for selected electrical appliances and equipment products. For each additional product (such as refrigerators, room air conditioners, electric motors, and distribution transformers), the partnership will identify high-impact targets, research and propose an integrated policy approach. The partnership will inform those integrated policy packages with in-depth analyses of technical, market, and policy opportunities, drawing upon the experiences of selected countries and major multi-lateral energy efficiency initiatives such as the Super-Efficient Equipment and Appliance Deployment (SEAD) Initiative of the Clean Energy Ministerial, the International Partnership for Energy Efficiency Cooperation (IPEEC) and the Energy Efficient End-use Equipment Implementing Agreement of the IEA (IEA-4E). Elements which will be researched may include, as appropriate:

- Minimum energy performance standards (MEPS) that remove the least efficient products from the market and thereby encourage innovation and rapid adoption of higher efficiency products. To achieve the greatest impact. Mandatory MEPS will be the recommended option;

- Supporting policies and mechanisms, such as: labels, financial and behavioral incentives, non-grant funding tools, climate finance (e.g. NAMAs) and electric utility market transformation programmes;

- Environmentally sound management including best practices for manufacturing, materials and spent products, to minimize environmental impacts; and,

- Monitoring, verification and enforcement (MVE) to deter market spoilage by non-compliant products and to ensure the delivery of energy, financial and climate benefits.

A1.3.1 Component 1: Creating an Efficient Appliance and Equipment Knowledge Base

Systematic analysis on the successful policies and strategies that have been used to promote the use of efficient technologies, such as refrigerators, room air conditioners, electric motors, and distribution transformers and others. To avoid duplication, the Project will use tools developed under other initiatives, such as the Super-Efficient Equipment and Appliance Deployment (SEAD) Initiative of the Clean Energy Ministerial, or the Energy Efficient End-use Equipment Implementing Agreement of the IEA (IEA-4E). This analysis and will serve to advise governments, UNDP, the World Bank and other GEF implementing agencies, such as regional development banks. They will also serve to design and launch future global, regional and national projects targeting the selected products down the line during GEF 6. Further, these resources will be used in convincing potential partners including the private sector, and bilateral funders, to join the global partnership and take action.

- A multi-stakeholder taskforce will be formed for each priority appliance and equipment with leading governments, partner manufacturers, industry associations, financial institutions, international organizations, testing laboratories, and civil society groups. The taskforces will analyze and provide recommendations on the most effective approaches for the transition to energy efficient appliances and equipment.

- The analysis of policies used in developed, developing and emerging countries will deliver focused policy guides on best practice policies and measures for each appliance and equipment describing most successful policy frameworks and measures, advantages, disadvantages and key factors of success.

The guides produced under this component will include best practice guides for priority technologies. The guide will serve as the strategy and recommendations that the project will follow. With potential future funding the project could develop Toolkits outlining precise step-by-step approaches for country policymakers (similar to the Efficient Lighting Toolkit under the en.lighten initiative). Further, in order to avoid duplication of work and maximizing GEF funding, the project will tap onto the resources that have already been produced by the project’s partners including CLASP, SEAD and the bigEE (Wuppertal Institute, Germany).

A1.3.2 Component 2: Setting a Global Baseline and Projected Savings for Efficient Appliances and Equipment

Based on the en.lighten experience this component will develop a global Policy Map and individual Country Assessments for each targeted technology (such as refrigerators, room air conditioners, electric motors, and distribution transformers). The Country Assessments and Policy Maps will be critical for catalyzing political will and stakeholder support to launch the global PPP and accelerate the transition to energy efficient appliances and equipment. Through these resources, it will be possible to demonstrate the current status of product efficiency policy and also the large potential benefits of the transition to country decision-makers. Further, these resources will additionally constitute convincing communication tools for potential partners (including governments and private sector) by showing the large potential environmental benefits at the global, regional, and national levels.

- The Policy Map will show the level of readiness of policies, regulation, standards, surveillance and related actions for all the selected appliances and equipment. This will allow identification of priority countries and regions, as well as serve to mobilize government action. The policy status will be completed for each country where policy information is readily available.

- The project will develop country-by-country science-based estimates, Country Assessments, on the impact and benefits of transitioning to efficient appliances and equipment products. Country Assessments will be calculated for at least two to three selected products in all countries with adequate data available (stock, energy efficiency rate, and product growth rate). For the countries lacking data, regional estimates will be calculated. This will include the impact on the environment, energy and electricity consumption, climate mitigation, financial savings, and health, as appropriate. As demonstrated by the en.lighten initiative these assessments are fundamental to obtain political will from national decision-makers to join a global partnership and develop product policies and standards. They are also important to select in which countries and regions future projects under GEF 6 should focus.

A1.3.3 Component 3: Engaging Private Sector Partners and Bringing Appliance and Equipment Efficiency on Top of the Global Agenda

The Global Partnership Programme will enroll global market leaders for each of the selected technologies. Selected private sector partners will demonstrate a commitment to promote top efficiency products and environmental sustainability.  In order to gain strong commitments from the private sector partners, discussions will be held with company headquarters and through participation in focused meetings.

- Identify, segment, and characterize key stakeholders: Key stakeholders may include product manufacturers and their associations; as well as energy providers. Other partners also include governments and policy-making bodies; and international development banks; environmental advocates; testing laboratories; technical institutions and other actors in the energy and appliance efficiency sector.

- Preparation of communications material: The partnership will develop key messages that identify the partnership’s value proposition for each stakeholder audience.  An effective and recognizable image will accompany all of the partnership’s future materials. Sophisticated branding collateral – including a website – will support outreach and international engagement, and improve the partnership’s likelihood of success.

- Partnership commitments from at least eight major global product manufacturers for the selected product areas: Major global product manufacturers play an important role in influencing global markets, through their purchasing power, resources for technological innovation, and understanding of effective promotion of new technologies.  For each product category pursued under this initiative, it will be important to establish a significant diverse partnership of major manufacturers.

- Global leadership and an action campaign to encourage the buy-in of political leaders, high-level government decision makers, and other key stakeholders. The campaign will include events in coordination with international events such as with SE4All, UN Climate Change Summit, World Economic Forum and the UNFCCC Conferences of Parties. Through the campaign, energy efficiency in appliance, equipment, and lighting will be placed at the top of the global and national climate change mitigation and energy agendas.

A1.3.4 Component 4: Expanding the Scope of en.lighten initiative

Experience in the implementation of the en.lighten initiative (2010-14) shows that developing countries aspire to (a) leapfrog to best available lighting technologies (i.e. LEDs); (b) expand the scope of their phase-out targets to additional lighting applications and sectors (commercial/industrial and outdoor) thereby increasing market pull for innovations; (c) increase access to efficient products and promote lighting in the Green Economy through greater private sector cooperation; and (d) access finance for efficient lighting transition activities. For this reason the project will develop:

- Resources through its “en.lightened learning” portal, including: information for policy makers seeking to evaluate a "leapfrog" transition to LEDs; guidance on smart systems to reduce wasted lighting energy (for example, controls that deliver illumination only when and where it is needed); best practice guides for commercial, outdoor and municipal lighting, including LED street lighting systems.

- Systems approach planning under the project will help countries achieve optimum terawatt-hour savings from lighting. The project will work with the private sector (lighting, controls and utility industries) to increase awareness that lighting appliance efficacy requirements should be paired with the increased application of controls to limit electricity usage to an as-needed basis.

- Provide information and targeted support on new modes and sources of finance, including information concerning resources to retrofit public and government buildings with appropriately-designed LED lighting systems; and policies and technical guidance for estimating budgets.

- Support for the development and registry under the UNFCCC of pilot efficient lighting NAMAs in at least two en.lighten partner countries.

Provide technical and policy advice (upon request) to the 55 en.lighten partner countries and associated institutions (e.g. UNDP country offices) to promote the transition to efficient lighting in the commercial/industrial and outdoor sectors.

This component of the project will lay the framework for a future Phase II of the enlighten project. The preliminary estimates for global potential energy and GHG savings will not be captured within the activities of this initial project. The project intends to lay the framework for future national, regional and global activities that will make substantial progress in capturing the potential savings.

A1.4 Incremental Cost Reasoning and Contributions from Baseline:

The project will facilitate the deployment of the immense financial and technical power of private enterprise to improve energy efficiency, resulting in benefits to the end-user, the private sector, and to the global environment. The promulgation of integrated policies for appliance efficiency – including standards, labels, and market surveillance – in developing countries will enable the creation of very large markets for the manufacturers of improved products and save corresponding large volumes of energy and GHG emissions.

A1.5 Innovativeness, sustainability, and potential for scaling up:

The project offers an innovative approach to building the foundations for a global political consensus for an accelerated transition to efficient lighting, appliances, and equipment. This will be achieved with the support of private sector partners that expect to benefit from increased energy efficiency. The project will build the foundations to catalyze accelerated global and regional alignment of efficiency standards and test methods, while accounting for local circumstances. The project will prepare the expansion of the successful transition to efficient lighting to additional appliances and technologies, following a coordinated, multi-stakeholder and systematic global approach. This global approach will generate the necessary knowledge, arguments, resources and ultimately the political will for action to take place at global, regional and national levels. Furthermore this project will facilitate the launch of two to four additional global PPP initiatives for each priority product (air conditioners, electric motors, etc.) or group of appliances (e.g. cooling) down the line. This will be done following the successful en.lighten PPP model under GEF 6. Such future global projects – generated thanks to the proposed project – will deliver necessary technical assistance and policy support to accelerate the transition in developing and emerging economies. The proposed project will also facilitate the development of future national projects at later stages under GEF 6, where national activities be necessary to facilitate the transition in priority countries.

# A.2. Stakeholders. Identify key stakeholders (including civil society organizations, indigenous people, gender groups, and others as relevant) and describe how they will be engaged in project preparation:

| # Stakeholder | # Role in Project Preparation |
| --- | --- |
| # Government ministries, efficiency agencies and national standards-setting bodies | # Policymakers, officials and technical staff within governments will play a crucial role in the implementation of the proposed project. The project will engage Ministries of Energy and efficiency agencies, as they are often responsible for the policy and regulatory actions to promote energy efficiency, and they have experience in putting in place policies and actions on appliance and equipment efficiency. Their lessons and suggestions will be integrated in the development of the project guidance. They will also be consulted for the development of the Global Policy Map and Country Assessments. The Ministries of Environment will be engaged as they play a key role due to climate mitigation activities and control of hazardous substances in refrigerators, air conditioners, transformers, lighting, etc. Project outputs are developed they will be shared with governments to motivate to action and develop policies to accelerate the deployment of highly efficient products. |
| # Manufacturers, distributors, retailers, industry groups and utilities | # They have valuable information about production costs, market structures and consumer preferences. Manufacturers, importers, distributors and retailers are directly affected by efficiency policy and regulations. Efficiency standards may impose burdens on manufacturers and importers, however these can be acceptable as long as they affect all companies equally and introduce new business opportunities. Global firms will play a crucial role by providing input in the development of project guidance, best practices and recommendations for countries (policies, regulations, standards, incentives, financial mechanisms, communication tools for consumers, etc.). The project will engage leader manufacturers of efficient products. The partners will contribute their expertise on their relevant product(s), such as market analysis, technical capabilities, assessment of technology evolution, and assessment of impacts of policies and standards in the cost of products, as well as country policy analysis. They will provide information for the development of project outputs, including the country policy assessments and country transition estimates. The Private sector partners will be invited to review and comment on proposed activities, and, will contribute in-kind for the development of recommendations and training down the line. Utilities will be consulted and actively engaged during project implementation as they can play a critical role in deployment efficient products as part of utility efficiency programmes. |
| # Environmental advocates, consumer groups, and gender groups | # Non-governmental organizations that advocate responsible energy policies will contribute their perspectives during the development of product policies. They will provide a balancing perspective to manufacturers with regard to the stringency of MEPS and MVE schemes. They will also be able to contribute the perspective of consumers and final users. |
| # Testing laboratories and technical institutions | # Test procedures represent the technical foundation for MEPS. Testing laboratories will actively take part in the process of development of standards and ensuring quality control and compliance. Their contributions will also be taken into account when promoting recommendations for market surveillance capacities. |
| # International organizations, UN agencies, global efficiency initiatives, regional banks and financial institutions | # International organizations and institutions will be critical to share already existing tools, guides and resources that will be analyzed by the project. They will also ensure support in the implementation of national activities down the line, such as UNDP. The project will work very closely with the World Bank, the Inter-American Development Bank and all other major regional development banks and financial institutions, to catalyze access to finance to support the needs that cannot be met fully by the project. For example, loans, grants or other financial tools may be needed for efficient product deployment programs in government facilities, municipalities or other organizations that have purchasing power and can secure financing with long-term savings. Large-scale social benefit programs such as low-cost loans or consumer rebates for efficient products may also be supported by external financing. These institutions will also benefit from the policy and technical guidance and tools provided by the project for the development and implementation of their country support activities. |

# A.3 Risk. Indicate risks, including climate change, potential social and environmental risks that might prevent the project objectives from being achieved, and, if possible, propose measures that address these risks to be further developed during the project design (table format acceptable):

# Risk Description; # Mitigation Measure. # Policies might be recommended but not implemented; # (i) Engage leading policy development bodies at global, regional and national levels; # (ii) Engage the Sustainable Energy for All initiative and its CEO, link the project to the UN Climate Summit process, the World Economic Forum and involve the UNEP Executive Director to generate the necessary political buy in at national, regional and global levels; # (iii) Closely coordinate activities, cooperate and obtain support and advice from the UNDP global and country offices; # (iv) Involve the UNEP Regional Offices for advice and contacts for the implementation of project activities; # (v) Provide technical assistance to overcome other institutional barriers (e.g. a lack of resources to implement and enforce); # (vi) Ensure that the strategy identifies sources of ongoing funding, including government budgets, public-private partnerships, and international donor and investor support (through grant, non-grant mechanisms, NAMA, or other means).. # Weak government support, which leads to inadequate and ineffective enforcement or policies and regulations.; # (i) Incorporate necessary interventions (e.g. events to gain high level political commitment) for the formulation of the policies on energy efficient products, including the accompanying implementing rules and regulations; # (ii) Improve the institutional arrangements for the enforcement of product standards and quality norms # (iii) Effectively communicate to government policymakers about the benefits to be gained from appliance energy efficiency policy.. # Low-level participation from the private sector actors including manufacturers and distributors.; # (i) Involve the private sector key players from the project design stage; # (ii) Disseminate latest information on the project developments and events through appropriate channels; # (iii) Identify needs and demands through continuous dialogue; # (iv) Involve the UNEP Executive Director to obtain participation and progress from companies; # (v) The Sustainable Energy for All and the UN Climate Change Summit processes will facilitate the political consensus needed to promote the transition to efficient products; # (vi) Effectively communicate to manufacturers and distributors about the benefits and economic opportunities to be gained from appliance energy efficiency policy.. # Delayed implementation of activities that are baselines for specific incremental activities of the proposed project; # During the proposed project design stage the role of each partner and their precise responsibilities will be established. Also, during the design stage, realistic schedule will be established among responsible agencies and project partners..

# A.4. Coordination. Outline the coordination with other relevant GEF financed and other initiatives:

The project will collaborate closely with the SEAD Initiative of the Clean Energy Ministerial, and IPEEC. It will also establish ties with the IEA-4E Implementing Agreement, the International Electrotechnical Commission (IEC), and the International Standardization Organization (ISO). The project will work closely with national and regional GEF financed projects that include energy efficiency of products such as GEF-UNDP projects in China Peru, Kazakhstan, Ghana, Nigeria, etc. to understand lessons learned and potential opportunities for synergies. The project will closely collaborate with the Inter-American Development Bank, the World Bank, the European Bank for Reconstruction and Development (EBRD), the Asian Development Bank, the African Development Bank, and the United Nations Industrial Development Organization (UNIDO) to learn lessons from current and past projects on energy efficient technologies. The project will in turn make available all tools, recommendations and outputs to the abovementioned stakeholders. This will increase their motivation, capacities and effectiveness for launching and implementing current and new national and regional efficiency projects.

Description of the consistency of the project with:

# B.1 National strategies and plans or reports and assessments under relevant conventions, if applicable, i.e. NAPAs, NAPs, NBSAPs, national communications, TNAs, NCSAs, NIPs, PRSPs, NPFE, Biennial Update Reports, etc.:

# All recipient countries will be non-annex I parties to the United Nations Framework Convention on Climate Change (UNFCCC). Their national communications to the UNFCCC clearly identify energy efficiency as a critical path to reduce CO2 emissions. The project is in line with national priorities and sustainable development goals.

# B.2 GEF focal area and/or fund(s) strategies, eligibility criteria and priorities:

# The proposed project supports GEF climate change focal area objective CCM-1 that deals with the promotion, demonstration, deployment, and transfer of innovative low-carbon technologies. The products identified in this initiative constitute major electricity-consuming appliance system in all buildings, sectors, and industries; therefore the project is consistent with GEF climate change focal area objective CCM-2 that deals with the promotion of market transformation for energy efficiency in industry and building sectors.

B.3 The GEF Agency’s comparative advantage for implementing this project:

With the global leadership of UNEP which co-leads with the Collaborative Labeling & Appliance Standards Program (CLASP) the “High Impact Opportunity on Advanced Lighting and Appliance Efficiency” of SE4All, this global programme will become a flagship of the UN Secretary General’s initiative Sustainable Energy for All (SE4All), and enable meeting the goal of doubling the global rate of improvement of energy efficiency by 2030. The project will be closely coordinated with UN Energy Efficiency Hub (EE Hub) established in Copenhagen as a collaborative effort between the Government of Denmark and UNEP to support the coordination and facilitation of the “SE4All High-Impact Opportunities” in the area of Energy Efficiency, and the Energy+ initiative which will help in putting NAMAs into effect.

The project will be led by the UNEP Energy Branch, in close coordination with the Sustainable Consumption and Production Branch (10YFP including procurement, consumption patterns/behavioural changes), the Chemicals Branch, the OzonAction Branch, and the Climate and Clean Air Coalition (CCAC).

Given UNEP’s global leadership on environment issues and UNDP’s presence at country level and their successful experience in national project implementation, in coordination with governments, the project will establish collaboration and partnerships at the country level with UNDP to promote energy efficiency of production and end-use applications. The combination of the global leadership of UNEP on environment related issues and the experience with the in-country national presence of UNDP will ensure the success and global impact of this umbrella project.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

- Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S): (Please attach the Operational Focal Point endorsement letter(s) with this template. For SGP, use this OFP endorsement letter).

| Name | Position | Ministry | Date (MM/dd/yyyy) |
| --- | --- | --- | --- |

- GEF AGENCY(IES) Certification

| This request has been prepared in accordance with GEF/LDCF/SCCF/NPIF policies and procedures and meets the GEF/LDCF/SCCF/NPIF criteria for project identification and preparation. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Agency Coordinator, Agency name | Signature | Date (MM/dd/yyyy) | Project Contact Person | Telephone | Email |
| Brennan Vandyke, Director GEF, Coordination Office, UNEP |  | May 30, 2014 | Ruth Zugman Do Coutto Programme Coordinator and UNEP/GEF Climate Change Mitigation Task Manager, Energy Branch | +33 1 4437 1474 | Ruth.Coutto@unep.org |

GEF_PIF_52

Project ID number will be assigned by GEFSEC.

Refer to the reference attached on the Focal Area Results Framework and LDCF/SCCF Framework when completing Table A.

TA includes capacity building, and research and development.

To be calculated as percent of subtotal.

On an exceptional basis, PPG amount may differ upon detailed discussion and justification with the GEFSEC.

PPG fee percentage follows the percentage of the GEF Project Grant amount requested.

Part II should not be longer than 5 pages.

Initial estimates are derived from existing multi-lateral energy efficiency initiatives such as SEAD and IEA-4E and supplemented with additional research by UNEP, CLASP, and ICA in the preparation of this proposal.

From P.31 IEA Energy Efficiency Opportunities in Motor Driven Systems.

Initial estimates are derived from existing multi-lateral energy efficiency initiatives such as SEAD and IEA-4E and supplemented with additional research by UNEP, CLASP, and ICA in the preparation of this proposal.