GEF-6 Project Identification Form (PIF)

Project Type:

Type of Trust Fund:

For more information about GEF, visit TheGEF.org

PART I: Project Information

| Project Title: | Increasing Investments in District Energy Systems in Cities – a SE4All Energy Efficiency Accelerator |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Country(ies): | Global | GEF Project ID: |  |  |  | 9320 |
| GEF Agency(ies): | UNEP | GEF Agency Project ID: |  |  |  | 01388 |
| Other Executing Partner(s): | UNEP | Submission Date: Resubmission Date: |  |  |  | 07.10.2015 03.11.2015 |
| GEF Focal Area(s): | Climate Change Mitigation | Project Duration (Months) |  |  |  | 36 months |
| Integrated Approach Pilot | IAP-Cities IAP-Commodities IAP-Food Security |  |  | Corporate Program: SGP |  |  |
| Name of parent program: |  |  | Agency Fee ($) (without PPG) |  | 190,000 |  |

A. indicative Focal Area  Strategy Framework and Other Program Strategies

| ### Objectives/Programs (Focal Areas, Integrated Approach Pilot, Corporate Programs) | ### Trust Fund | ### (in $) |  |
| --- | --- | --- | --- |
|  |  | ### GEF Project Financing | ### Co-financing |
|  |  | 2,000,000 | 9,100,000 |
| Total Project Cost |  | 2,000,000 | 9,100,000 |

B. indicative Project description summary

| Project Objective: The objective of this project is to assist developing countries and selected cities to accelerate their transition to lower-carbon and climate resilient societies through promoting modern District Energy Systems (DES). |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Components | ### Financing Type | ### Project Outcomes | ### Project Outputs | ### Trust Fund | ### (in $) |  |
|  |  |  |  |  | ### GEF Project Financing | ### Co-financing |
| 1. Assessments and technical assistance for DES actions in cities (“Light touch”) . | TA | 1.1 City officials have increased knowledge of the benefits of District Energy Systems (DES) to promote modern DES Indicator: Number of DES rapid assessments completed Target: 16 DES rapid assessments Indicator: Number of cities with new actions new projects, or new policies related to DES drafted, planned, developed, or adopted Target: 13 cities | 1.1.1 - 16 cities join the DES Initiative through an extensive consultation process 1.1.2. - 16 city DES rapid assessments completed and fact sheets developed 1.1.3. - 4 multi-stakeholder workshops on DES undertaken to validate the selection of the ‘deep dive’ pilot cities and to establish interest in other countries in each region 1.1.4. Partnerships with international mentor cities established and training programs delivered | GEF TF | 520,000 | 2,000,000 |
| 2. District Energy Demonstrations and city-wide plans (“Deep dive”) | TA | 2.1 The viability of DES is demonstrated and DES city-wide plans, policies and investments are integrated into the city planning cycle in 4 cities Indicator: Number of DES demonstrations tendered by project cities leading to investment; Target: 4 tenders Indicator: Number of DES city-wide plans (a roadmap of policies and investments) adopted and integrated into the city planning cycle: Target: 4 city-wide plans | 2.1.1 - Multi-stakeholder coordination structure is strengthened or established through which technical training programs and planning support on heating and cooling DES strategies, energy mapping, and DES policy are delivered in the 4 “deep dive” cities 2.1.2. - Deep DES Assessments including short and long-term technical and economic potential, including 2 financial project estimates per city, of DES are developed for the 4 “deep dive” cities 2.1.3. - DES pilot demonstrations tendered for the 4 “deep dive” cities 2.1.4. - DES City-wide plans (policy & investment) are developed with the 4 “deep dive” cities 2.1.5. - Synthesis reports on policy recommendations for city and national officials are developed, including “train the trainer” package, to address barriers and accelerate the uptake of DES and delivered at regional validation workshops | GEF TF | 950,000 | 4,445,000 |
| 3. Monitoring, Reporting and Verification (MRV) | TA | 3.1. Deep-dive cities better understand the costs and benefits of modern DES laying the foundation for evidence based decision-making and policy action in the future Indicator: Number of cities implementing MRV protocol Target: 4 cities | 3.1.1. - MRV system put in place in 4 ‘deep-dive’ cities embedded into existing frameworks and data collection structures | GEF TF | 150,000 | 900,000 |
| 4. Outreach, tools and training on DES Initiative | TA | 4.1. DES in cities is scaled up and replicated nationally and internationally by cities and national governments signed up to the Initiative Indicator: Number of cities joining the initiative and committing to assess DES using the regionally tailored rapid assessment methodology and/or implementing a policy action Target: 15 cities Indicator: Number of national and regional global rapid assessment methodology versions developed with city officials trained by the project made available for download in national counterparts sites. Target: 5 national or regional counterparts make methodology available Indicator: Number of international project partners including DES in their agenda after project end Target: 4 partners | 4.1.1. - Awareness raising campaigns delivered 4.1.2. - DES Virtual Platform is enhanced and delivers outreach actions and training programs 4.1.3. Tailored training sessions are developed and advice delivered through 12 training webinars for 15 newly signed up cities including on the regionally tailored rapid assessment methodology 4.1.4. - 6 fundraising and matchmaking sessions tailored and delivered for new signed up cities (5 cities per session) | GEF TF | 200,000 | 1,455,000 |
| Subtotal |  |  |  |  | 1,820,000 | 8,800,000 |
| Project Management Cost (PMC) |  |  |  | GEF TF | 180,000 | 300,000 |
| Total Project Cost |  |  |  |  | 2,000,000 | 9,100,000 |

For multi-trust fund projects, provide the total amount of PMC in Table B, and indicate the split of PMC among the different trust funds here: (     )

C. Indicative sources of  Co-financing for the project by name and by type, if available

| Sources of Co-financing | Name of Co-financier | Type of Co-financing | Amount ($) |
| --- | --- | --- | --- |
| Private Sector | DANIDA | Cash | 835,000 |
| NGO | Danfoss Foundation | In-kind | 1,500,000 |
| Private Sector | Danfoss | In-kind | 1,000,000 |
| Private Sector | Empower | In-kind | 2,500,000 |
| Private Sector | Dalkia | In-kind | 750,000 |
| International Organization | Copenhagen Centre for Energy Efficiency | In-kind | 300,000 |
| Private Sector | Veolia | In-kind | 400,000 |
| Private Sector | ENGIE | In-kind | 300,000 |
| International Organization | IFC | In-kind | 300,000 |
| Private Sector | Euroheat and Power | In-kind | 400,000 |
| Private Sector | International District Energy Association | In-kind | 400,000 |
| International Organization | CTCN | In-kind | 250,000 |
| CSO | WRI | In-kind | 50,000 |
| Private Sector | JCI | In-kind | 30,000 |
| CSO | ICLEI | In-kind | 15,000 |
| CSO | C40 | In-kind | 15,000 |
| International Organization | UNEP | In-kind | 55,000 |
| Total Co-financing |  |  | 9,100,000 |

D. Indicative Trust Fund  Resources Requested by Agency(ies),  Country(ies) and the Programming of Funds a)

| GEF Agency | Trust Fund | Country/ Regional/ Global | Focal Area | Programming of Funds | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | GEF Project Financing (a) | Agency Fee (b)b) | Total (c)=a+b |
|  |  | Global |  |  | 2,000,000 | 190,000 | 2,190,000 |
| Total GEF Resources |  |  |  |  | 2,000,000 | 190,000 | 2,190,000 |

- Refer to the Fee Policy for GEF Partner Agencies.

E.  Project preparation grant (ppg)

Is Project Preparation Grant requested? Yes    No  If no, skip item E.

PPG  Amount requested by agency(ies), Trust Fund,  country(ies) and the Programming  of funds

| Project Preparation Grant amount requested: $50,000 PPG Agency Fee: 4,750 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GEF Agency | Trust Fund | Country/ Regional/Global | Focal Area | Programming of Funds | (in $) |  |  |
|  |  |  |  |  | PPG (a) | Agency Fee (b) | Total c = a + b |
|  | GEF TF | Global/Regional | Climate Change Mitigation |  | 50,000 | 4,750 | 54,750 |
| Total PPG Amount |  |  |  |  | 50,000 | 4,750 | 54,750 |

F.  Project’s Target Contributions to Global Environmental Benefits

Provide the expected project targets as appropriate.

| Corporate Results | Replenishment Targets | Project Targets |
| --- | --- | --- |
| - Maintain globally significant biodiversity and the ecosystem goods and services that it provides to society | Improved management of landscapes and seascapes covering 300 million hectares | Hectares |
| - Sustainable land management in production systems (agriculture, rangelands, and forest landscapes) | 120 million hectares under sustainable land management | Hectares |
| - Promotion of collective management of transboundary water systems and implementation of the full range of policy, legal, and institutional reforms and investments contributing to sustainable use and maintenance of ecosystem services | Water-food-ecosystems security and conjunctive management of surface and groundwater in at least 10 freshwater basins; | Number of freshwater basins |
|  | 20% of globally over-exploited fisheries (by volume) moved to more sustainable levels | Percent of fisheries, by volume |
| - 4. Support to transformational shifts towards a low-emission and resilient development path | 750 million tons of CO2eq mitigated (include both direct and indirect) | 2.3 million metric tons |
| - Increase in phase-out, disposal and reduction of releases of POPs, ODS, mercury and other chemicals of global concern | Disposal of 80,000 tons of POPs (PCB, obsolete pesticides) | metric tons |
|  | Reduction of 1000 tons of Mercury | metric tons |
|  | Phase-out of 303.44 tons of ODP (HCFC) | ODP tons |
| - Enhance capacity of countries to implement MEAs (multilateral environmental agreements) and mainstream into national and sub-national policy, planning financial and legal frameworks | Development and sectoral planning frameworks integrate measurable targets drawn from the MEAs in at least 10 countries | Number of Countries: |
|  | Functional environmental information systems are established to support decision-making in at least 10 countries | Number of Countries: |

part ii:  project JustiFication

1. Project Description. Briefly describe:

- the global environmental and/or adaptation problems, root causes and barriers that need to be addressed;

Globally, heating, cooling and hot water represent 60 per cent of the energy demand in buildings. Measures to reduce demand and shift to supply sources and means that are consistent with our global climate and energy ambitions are urgently required. Reducing the energy demand of heating and cooling through building and appliance efficiency improvements will be crucial to achieving decarbonisation. However, even with demand side reductions in buildings, cities will still have significant demands for heating and cooling from the buildings sector and other sectors which will need to be supplied from low-carbon and efficient sources.

Modern district energy systems can reduce primary energy consumption for heating and cooling of urban buildings by up to 50%. Such systems create synergies between the production and supply of heat, cooling, domestic hot water and electricity and can be integrated with municipal systems such as power, sanitation, sewage treatment, transport and waste, and this means heating and cooling can be low-carbon and efficient and maximise ‘free’, renewable resources. Modern DES provide the only means to use of low-quality thermal energy (waste heat) to provide heat, cool and hot water services in buildings. They allow for high levels of affordable renewable energy supply through economies of scale, diversity of supply, balancing and storage making them a key measure for cities/countries that aim to achieve 100% renewable energy or carbon neutral targets. If DES is compared with competitive technologies on an even playing field, it is frequently more cost effective – by up to 50% - than individual heat or cooling production if the energy demand density of a neighborhood is sufficient enough.

Although shares of DES are expanding and several national and local governments are setting policies and targets, there are still long-standing barriers to greater deployment of modern DES, some of which also stem from new innovations in technology applications. These barriers include:

1. Awareness. The specific opportunities and benefits of improving efficiency in the building sector through district energy, about its diverse technology applications and their multiple benefits and savings are not well-known. Further, misperception associated to district energy persist, such as: it being only relevant for heating in cold climates; that it is a technology of the past suitable only to highly centralised, top-down regimes; and that district energy will not be needed in the future due to the transition to energy efficient or plus-energy buildings.  Awareness-raising on the opportunities of district energy is crucial to raising public and investor confidence/interest, thereby lowering perceived risk, improving the bankability of projects and facilitating effective policy implementation.The awareness campaigns delivered through Component 4 using the results from the deep-dive cities, and synthesis reports will improve awareness of DES potential and benefits.

2. Local and institutional capacity. The integrated approach offered by district energy is the very opportunity it presents to accelerate the energy transition, but it is also the key challenge because it requires significant local capacity for planning and implementing projects and coordination at multiple levels of governance and across multiple city systems. The challenges relate to a lack of capacity for coordination, new practices, policies, institutions, business models, finance, aggregation, and cross-sectoral linkages, along with changes in professional practices, education and training. The lack of capacity will be overcome by assessing local barriers through DES Rapid Assessments in Component 1, establishing a local coordination framework of multiple stakeholders in each ‘deep dive’ city in Component 2 and providing tools, training and capacity building to cities in Component 4.

3. Holistic planning policies, harmonized incentives and regulations. Cities are not considering the potential benefits of DES in urban planning and therefore not integrating infrastructure planning and land-use planning to match heat/cool supply with demand. Further, policy across sectors are not consistent, such as agreed accounting methods to develop efficiency ratings, labels and standards for buildings and recognition of benefits by some green building certification programs. Existing power regulations can mean cogeneration is not always given favorable grid access or a sufficient power price to reflect the benefits of local generation. Local and national governments are not setting appropriate tariff regulations that incorporate DES multiple benefits, create a level playing field, provide customer protection and ensure a sustainable business model for DES. By developing city-wide district energy plans in component 2 and through policy advice provided in component 1 and 4, the DES Initiative will help cities put in place the policies required to scale up investment in DES.

4. Finance. In many markets where the commercial viability of modern DES has not been proven, rates on debt can be prohibitively high, reducing the viability of projects. In such markets, demonstration projects will be critical to leveraging lower cost finance to DES and measures such as soft loans, guarantees or grants, or pre-construction offtake contracts from local government or large consumers can also help support DES in the short to medium-term. Furthermore, high project development costs can stifle development in new markets and may require grants, provision of technical expertise or innovative financing mechanisms such as a revolving fund. Many local governments are not attracting finance to DES due to a lack of capacity in structuring projects and putting projects to tender that attract the investments as well as a lack of awareness of business model options for DES that include private sector participation. By supporting four cities in putting commercially viable modern DES demonstration projects to tender in Component 2, coupled with supportive local policies and training on business models, the DES Initiative will help lower financing costs for the demonstration and future projects.

5. Data/information. Political decision makers may not know the energy demand for heating (which can be mixed with hot water, power and cooking) or cooling from air conditioning and electric chillers (which is hidden in a building’s total electricity bill). This may lead policymakers to underestimate the potential role of district heating or cooling in achieving objectives such as energy access, affordability or reliability, and to overlook the need to regulate, research or support it. A heat and cool assessment is key to understanding heat and cool demand and can provide important data that can aid in strategy development at both the city and national levels. The DES Initiative is developing a global methodology for collecting heat and cool data which will be verified and improved in Component 2 and promoted through Component 4.

- scenario or any associated baseline projects:

District energy is a proven energy solution that has been deployed for many years in a growing number of cities worldwide. The ability of district energy systems to combine energy efficiency improvements with renewable energy integration has brought new relevance to these technologies. For example district heating meets 12% of heat demand in Europe and 30% in China while in Russia, district heating meets 50% of heat demand in buildings. The USA has the largest district cooling capacity at 16 gigawatts-thermal (GWth), followed by the United Arab Emirates (10 GWth) and Japan (4 GWth). In South Korea, district cooling more than tripled between 2009 and 2011. At least 20 countries in Europe use renewables in their district heat systems, with at least 20% of EU-wide district heat generated by renewable sources.

However, the pace of progress in expanding DES, making DES more efficient and switching heat sources to renewables and waste heat, is currently too slow and largely limited to developed country cities.  In the EU for example enough waste heat is produced to heat the EU’s entire building stock, in China, the presence of heavy industry near to cities provides an opportunity to connect industrial waste heat to buildings, in Eastern Europe cities have a large potential to transition away from boilers to capturing waste heat from power generation in CHPs and in South America and Asia, cooling demand is expected to grow at least 625% across by 2050, and delivering half of this 2050 cooling demand through district cooling would reduce CO2 emissions by 35 MTCO2 (if the carbon intensity of the power sector remained the same as today). Development of DES in developing countries will require the demonstration of technology applications, policies and business models and project development methodologies in ‘new’ markets (district cooling across Asia and Latin America), expansion markets (existing district heating in China, Central Asia, specific countries in Eastern Europe) and refurbishment markets (existing district heating in Russia and Eastern Europe). Further, country/regional specific capacity building tools and methodologies need to be developed to ensure replication of best practices from city level projects to the country/regional and global levels.

- the proposed alternative scenario, GEF focal area strategies, with a brief description of expected outcomes and components of the project

The DES Initiative is a multi-stakeholder partnership coordinated by UNEP. As an accelerator of the SE4All Energy Efficiency Accelerator Platform, the DES Initiative will support market transformation efforts to shift the heating and cooling sector to low-carbon, energy efficient solutions that include DES with an aim to double the rate of energy efficiency improvements for heating and cooling in buildings by 2030 and quantify the corresponding decrease in greenhouse gas emissions.

The DES Initiative has already begun global activities designed to: raise awareness of DES and the DES Initiative, establish global methodologies and tools, and deliver technical training. The DES Initiative has carried out five regional launches of the DES Publication, provided a city tour of the district cooling system in Paris to Rajkot, India, participated and delivered several webinars, and provided training through five workshops.

The DES Initiative has also begun the creation of a Virtual Platform that will direct cities signed up to the DES Initiative to tools, methodologies, trainings and best practices, as well as providing a communication link between learning cities and mentor partners of the DES Initiative such as champion cities and private sector partners. The DES Initiative is in the process of developing global methodologies, global tools and global best practices to populate this Virtual Platform, examples of which can be found in Table 1.

Table 1: Examples of global methodologies, tools and best practices developed/under-development by the DES Initiative

| Global methodologies | - 10-step DES Action Modules for accelerating DES in cities (see figure 1) - Global methodology for a DES rapid assessment of a city to understand DES potential and barriers - Steps to delivering a deep assessment of a city to determine a DES plan of future policies and projects - Process of demonstration project development - Establishing data collection for heat and cool in a city |
| --- | --- |
| Global tools | - Decision tool for local and national policymakers to identify policy interventions - DES cost-benefit analysis tool - Software and support for establishing energy mapping in a city. |
| Global best practice | - DES publication - Case studies of policy, finance and technology best practice in champion cities - Best practice national frameworks for promoting DES development in cities |

Country Selection Criteria

The DES Initiative will select four countries for pilot city work over the next three years with a high degree of variation between countries in order to maximise global replication. As district energy is a local technology application, new tools, methodologies and best practice must be demonstrated at the city level within particular countries and then scaled-up nationally and regionally through awareness raising, regional capacity building and wider support to multiple countries. The DES Initiative activities in the four countries will have significant regional and global replication value. The pilot country selection will be reviewed and approved by the DES Initiative Steering Committee. Initially, a list of potential countries has been developed through outreach and engagement activities as well as DES Initiative partner recommendations. These potential countries include China, India, Colombia, Serbia, Bosnia and Herzegovina, Morocco, Indonesia and the Philippines.   The selection criteria for these initial countries aimed to cover a broad range of applications of DES and to cover the three main country types defined by the DES Initiative: ‘new’ cooling countries; ‘expansion’ heating systems and ‘refurbishment’ heating systems. Further, initial selection criteria included: high potential for CO2 reductions, high potential for replication particularly at the regional level, alignment with national priorities or existing support programmes, local and national political will; presence of lead partners to the DES Initiative in the country; geographic diversity, and opportunity to partner with the Building Efficiency Accelerator to deliver integrated - supply and demand side - efficiency solutions in the building sector and optimize delivery through pooled resources. Building political will has been a significant activity of the DES Initiative to date, obtaining the approval and support of national, provincial and local government for the DES Initiative’s activities.

The rapid urbanisation expected across many developing countries and emerging economies and the resulting development of new cities, combined with a need to make existing cities more sustainable, provides a strong opportunity to integrate energy into urban design. Smart city or eco-city programmes have, in many countries, been used to demonstrate and promote innovative technologies and policy approaches. The DES Initiative can build on such programmes where they exist as structures for replication of the incorporation of DES into city planning. For example, China’s New Energy Cities Program which already includes incentives for the use of waste heat and India’s 100 Smart Cities Program which already incorporates area based planning which can be used to promote the zonal development of district energy in a city. The DES Initiative will account for the existence of such programs in selecting countries.

In addition to the 4 countries selected for ‘deep-dive’ support, further countries can be supported dependent on additional co-financing being identified.

Project Approach

Effective implementation of DES requires a tailored policy and investment response that accounts for vertical integration (multiple levels of government engagement) and horizontal integration (across multiple sectors i.e., waste, water, buildings, power, heat/cool, industry, finance). The 10 DES action modules described in figure 1 summarise the DES Initiative’s global methodology for facilitating development of modern DES. The modules can be taken individually or packaged to meet specific city conditions and needs, based on each city’s current stage of DES development, and the aims of the project developer. The 10 DES action modules, are intended to be pursued in a chronological manner, but may not all be necessary dependent on the level of action(s) which have already been taken in the city/country. Under the ‘deep-dive’ component (component 2) the DES Initiative will adapt the ten DES action modules to the city context in four selected countries. This will mean regionally adapted methodologies are developed that can be applied to other countries in the region through outreach and training activities.

Figure 1: 10-step DES action modules

Component 1: Assessments and technical assistance for DES actions in cities (“Light touch”)

Expected Outcome: City officials have increased knowledge of the benefits of District Energy Systems (DES) to promote modern DES

This component will work with the four countries selected through the country selection process to identify 5 cities per country (in 3 new and expansion countries) and 1 city (in a refurbishment country) in which a DES rapid assessment will be undertaken, in a total of 16 rapid assessments. DES rapid assessments are a key part of the DES Initiative’s methodology of evaluating the best city in a country in which to develop a pilot project (deep dive).

The aim of the light-touch support is two-fold: firstly, through the DES rapid assessments, the DES Initiative will identify one high opportunity pilot city per country for ‘deep-dive’ support (described in Component 2) and secondly, create a pipeline of cities in each country that will commit to developing DES, providing a critical mass for market transformation.

The DES rapid assessments contain analysis based on short city visits and meetings with stakeholders. In each city where a DES rapid assessment will take place a multi-stakeholder committee will be established to provide input through the rapid assessment process. This multi-stakeholder committee could be part of a city already established technical working group relevant to the DES approach, so that it can continue to operate after the project is completed. This committee will also enable forging partnerships between different groups to facilitate the uptake of DES in the city. Each DES rapid assessment will provide an analysis of the following:

- Current and projected impact of heating/cooling demand locally

- Identify specific demonstration projects in the city and complete simple cost-benefit analysis, including range of consumer groups.

- Analysis of long-term district heating/cooling growth potential

- Analysis of long-term benefits of district cooling to the city (cost, CO2, refrigerants, fossil fuel reduction, reduced peak load & electricity consumption, increase in local renewable energy)

- Potential to connect as part of the demonstration project a renewable source (e.g. free cooling, biomass, geothermal) or waste heat source (e.g. existing power plant, industrial waste heat etc.).

- Whether city has the coordination and willingness to develop a demonstration project, in particular, the willingness to change local policy (e.g. local planning policy).

- Barrier analysis (including: financial, political, capacity, regulatory, planning, etc.)

- Potential for private sector participation in district heating/cooling development in the city.

These areas of analysis have already been defined by the DES Initiative’s ‘Global Methodology for Rapid Assessments’, summarized in Annex A, which will be tested, improved-upon and regionally tailored through Component 1 and promoted through Component 4.

The 16 selected cities, across four countries, will join the DES Initiative and participate in a DES rapid assessment. By joining the DES Initiative the cities commit to 1) assess and 2) implement a policy action or  commit to the Initiative’s “10 steps to Develop DES” and 3) track and report progress, dependent on technical and economic viability of DES as per the rapid assessments.

Through analysis of the 5 DES Rapid Assessments per country the ‘deep dive’ pilot city in each country will be selected based on: local political will for supporting a DES pilot project, including political stability over the project cycle; readiness of the pilot city for DES development (i.e. barriers identified through the rapid assessment can be overcome within a two year process); technical and economic potential for DES in specific areas of the city and long-term potential of DES in the city; and environmental benefits including CO2 mitigation potential that can be realized through a pilot project.

The DES Initiative will develop 16 city fact sheets on the potential for DES in the 16 cities rapidly assessed. A workshop will be held in each country that will disseminate results of the 5 DES Rapid Assessments and invite regional, national and provincial governments, numerous other cities and national and international industry actors to discuss the results and select the ‘deep dive’ pilot city. In particular, cities and governments from similar countries in the region will be invited and engaged with to begin the replication process beyond the selected countries.

These workshops will also provide feedback and potential next steps to cities that underwent the DES Rapid Assessment. These next steps would include: capacity building and policy initiatives, and required stakeholder relations that would impact development of DES.

The DES Initiative will also seek commitments from at least 13 of the 16 cities to develop DES in their cities. To help achieve this, the cities will be provided with:

- expert advice on next steps to developing DES in their cities;

- capacity building, training and technical support through the DES Initiative’s Virtual Platform including links to champion cities and private sector partners; and

- an invitation to a national workshop to disseminate results of the DES Rapid Assessments and to meet national and international industry.

Component Outputs:

1.1.1 - 16 cities join the DES Initiative through an extensive consultation process

1.1.2. - 16 city DES rapid assessments completed and fact sheets developed

1.1.3. - 4 multi-stakeholder workshops on DES undertaken to validate the selection of the ‘deep dive’ pilot cities and to establish interest in other countries in each region

1.1.4. - Partnerships with international mentor cities established and training programs delivered

Component 2:   District Energy Demonstrations and city-wide plans (“Deep-dive”)

Expected Outcome: The viability of DES is demonstrated and DES city-wide plans, policies and investments are integrated into the city planning cycle in 4 cities

The DES Initiative will provide ‘deep-dive’ support to four pilot cities across four countries under this component with direct staffing and coordination support from the DES Initiative. The objective of this ‘deep-dive’ support will be to demonstrate the costs and benefits of applying a DES approach in each city and to ground-truth and adapt policy best practice to the country/regional context. This will be achieved by creating a multi-sectoral coordination  group in each pilot city to deliver: multi-stakeholder workshops and trainings; establish a DES city-wide policy plan for the city that sets out needed policy changes and project development potential in the city; and support each pilot city to take a DES demonstration project to tender.

‘Deep-dive’ support will involve the DES Initiative providing tailored support to each pilot city using the ten DES action modules (defined above in Figure1) through provision of capacity building, training, tools and methodologies with DES Initiative partners. Pilot cities will be guided through specific modules which are identified as a priority together with the city.

Strengthening or developing a multi-stakeholder coordination framework: The DES Initiative provides local staffing in deep dive cities, and a facilitated process to bring market participant experiences and expertise to support city policy and project action.  This will be provided by establishing ‘coordination structure’ which formalizes stakeholder engagement and provides a platform and focal point for collaboration, leveraging the most knowledgeable experts in the local market to help design effective strategies for the acceleration of district energy. A coordination framework can take many forms such as a dedicated city unit or an external public private partnership and will be determined by the city. The coordination group will be led by stakeholder and city staff and will provide recommendations to the city.

Training and capacity building: As a basis of the DES Initiative’s approach each pilot city will be offered early training and support on the first four DES action modules: i) incorporating DES into a heat/cool strategy, ii) importance of multi-stakeholder coordination for development of DES, iii) integrating DES into local planning policy and iv) energy mapping of the city to identify long-term opportunities for DES.

Deep Assessment: The DES Initiative, together with each pilot city, will carry out a deep assessment of the city to identify the short and long-term technical and economic potential of DES, identify potential policy options and provide further study of the barriers to DES in the city. This deep assessment will be far more detailed than the ‘rapid assessments’ carried out in Component 1 and will take place over a period of one year and will include metering. This will also build upon, and provide further study of, the barrier assessment of Component 1. This deep assessment of the city will enable the preparation of financial estimates for at least two projects and the selection of a high potential DES demonstration project. Further, it will form the basis of development of each pilot city’s DES Plan.

Development of DES demonstration project: The DES Initiative will plan, design and deliver to tender the selected DES pilot project. Through each stage of the project development the DES Initiative partners will be working in coordination with the city stakeholders and will be providing appropriate capacity building, tools and training to city engineers, planners and policy-makers such as on optimal DES design, coordination with building owners and developers, business plan options and potential policy requirements. The DES Initiative partners will then support the city in taking the project to tender.

DES Plan and Policies: Drawing on lessons and policy requirements of the Deep Assessment of the city and the DES demonstration project, the DES Initiative will work with multiple stakeholders to develop a roadmap of viable projects, policy frameworks and investments to deliver the full potential of DES in the city over the next 10 years. For example, identification of high-priority, medium-priority zones for targeted land-use policies, policies that ensure new developments are DES ready etc. This will be a DES Plan and the DES Initiative will work with the city through tailored policy dialogues to ensure its adoption and integration into city planning processes which will lead to steady, planned growth of modern DES in each city.

Synthesis reports and ‘train the trainers’: Synthesis reports on policy recommendations for city and national and regional officials will be developed that address barriers in the pilot countries while also referencing similar barriers in other countries in the region. This will accelerate the uptake of DES in multiple countries by providing regionally tailored best practices through dissemination workshops and the Virtual Platform developed in component 4. Furthermore, the delivery of the policy recommendations will be in combination with ‘train the trainer’ modules which aims to build capacity in the relevant institutions in each pilot country (e.g. a national government entity, university unit, association of engineers etc.) that can go on to scale-up and replicate through delivering training programmes in the city and to other cities.

Component Outputs:

2.1.1 - Multi-stakeholder coordination structure is strengthened or established through which technical training programs and planning support on heating and cooling DES strategies, energy mapping, and DES policy are delivered in the 4 “deep dive” cities

2.1.2. - Deep DES Assessments including short and long-term technical and economic potential, including  2 financial project estimates per city, of DES are developed for the 4  “deep dive” cities

2.1.3. - DES pilot demonstrations  tendered for the 4  “deep dive” cities

2.1.4. - DES City-wide plans (policy & investment) are developed with the 4 “deep dive” cities

2.1.5. - Synthesis reports on policy recommendations for city and national officials are developed, including “train the trainer” package, to address barriers and accelerate the uptake of DES and delivered at regional validation workshops

Component 3: Monitoring, Reporting and Verification (MRV)

Expected Outcome: Deep-dive cities better understand the costs and benefits of modern DES laying the foundation for evidence based decision-making and policy action in the future

This component aims to support the deep dive cities to implement MRV framework provisions that would be used to track and validate GHG emission reductions that result from improvement in primary energy efficiency and fuel switch, and to identify other local benefits that result from the implementation of the district energy plans and projects developed in components 1 and 2, relative to the baseline. The MRV aspect of the project aims to increase confidence in data, the process and the results by defining methodologies for data collection and analysis as well as ensuring cities put systems in place to collect data and periodically publish results with high levels of transparency throughout the whole process and external verification. Further, it should empower consumers to compare technology options, lead to evidence based policy making with the full benefits of DES quantified, leverage other projects and investment in the city and ultimately feedback into building certification schemes.

The MRV framework will enable deep-dive cities to explicitly track progress on the city-wide district energy plans (developed in component 2)  and the DES Initiative will work with its partners to develop a set of metrics associated with the city-wide district energy plan which are both quantitative and qualitative in nature, and are both outcomes and process based, including: projects developed; policies established; investment in systems; continued use of DES Initiative tools and methodologies; and proportion of city connected to DES.

The DES Initiative will work with ‘deep-dive’ cities to define reporting requirements including content and periodicity. Furthermore, verification procedures will be put in place to ensure the MRV framework is being implemented appropriately including the cross checking of data and review of data collection and analysis and could include national government verification and assessment of implementation (site assessment and spot checks leading to an examination report).

Component Output:

3.1.1 - MRV system put in place in 4 ‘deep-dive’ cities embedded into existing frameworks and data collection structures

Component 4: Outreach on DES Initiative

Expected Outcome: DES in cities is scaled up and replicated nationally and internationally by cities and national governments signed up to the Initiative

This component will focus on collecting and disseminating best practice and project results to recruit new ‘learning cities’ into the DES Initiative, and will ensure that signed-up learning cities are sufficiently supported to develop DES. This will ensure that the DES Initiative’s methodology for establishing DES in a city is scaled up and national and global replication is achieved.

Raising global awareness and recruitment of new ‘learning cities’

Awareness raising campaigns including global and regional forums, workshops, webinars and events to convene major stakeholders for a policy dialogue on DES will be undertaken. These awareness raising events will not be organised as standalone activities but will build upon partner outreach activities and existing conferences.

By presenting both existing global research and best practice, methodologies and tools developed by the DES Initiative, as well as project results from Component 1 and Component 2, these campaigns will aim to bring to the attention of decision-makers the importance of DES in meeting multiple energy policy objectives and the need to join the DES Initiative and make political commitments to unlock investments.

Refining and building-upon the Virtual Platform: support to new ‘learning cities’

Learning cities signing up to the DES Initiative will be supported through the Virtual Platform through tools, methodologies, best practices, training webinars, publications and fundraising-matchmaking webinars. The Virtual Platform will also provide a communication link between learning cities and mentor partners of the DES Initiative such as champion cities and private sector partners. Linking cities and partners will help strengthen the scale-up of project methods and tools and also provide a community for exchange with private sector actors. In particular, learning cities will be provided with a regionally tailored rapid assessment methodology to enable local decision makers to evaluate the impact of heating and cooling and the potential for DES to meet their climate, energy and development policy objectives. These regionally tailored rapid assessments methodology will be included in training sessions on the use of the rapid assessment tool.

Further to the training webinars, the Initiative will provide ‘fundraising and matchmaking sessions’ three times a year where groups of newly signed up cities outside of the pilot countries (5 per session) will be brought together with partners of the DES Initiative to explore opportunities for rapid assessments and deep dives through city and private sector co-finance.  Once the initiative has reached a threshold of 15 cities, only cities who have made co-finance commitments as a result of these sessions will be prioritized for further support services in the programme. This will ensure that support services are provided to local governments that are committed to translate the trainings into practice, while also providing a duration of time for the cities to first learn about the benefits of committing to such an approach.

Component Outputs:

4.1.1. - Awareness raising campaigns delivered

4.1.2. - DES Virtual Platform is enhanced and delivers outreach actions and training programs

4.1.3. Tailored training sessions are developed and advice delivered through 12 training webinars for 15 newly signed up cities including on the regionally tailored rapid assessment methodology

4.1.4. - 6 fundraising and matchmaking sessions tailored and delivered for new signed up cities (5 cities per session)

- incremental/additional cost reasoning and expected contributions from the baseline, the GEFTF, LDCF, SCCF,  and co-financing;

DES are more energy efficient than building level or apartment level boilers and air conditioners. The scale of DES allows for co-generation or trigeneration which raises the efficiency of DES over these other systems. However because of the piping and district infrastructure of DES, DES has high upfront costs, with long payback periods. Cities interested in DES need to create the conditions for investment, including access to city energy demand data, evidence based energy savings, financial estimates of potential projects, policy recommendations based on bottom-up, multi-stakeholder analysis, city wide DES plans and pre-investment support among other incentives to encourage investment in DES. The project aims to help cities create these conditions and demonstrate a replicable approach for developing DES that can be scaled up by other cities with similar conditions.  The GEF will finance costs to help cities create these conditions and remove barriers to DES investments, and is therefore incremental.

Modern DES is a proven technology approach but is confined to relatively few countries. District heating projects that use renewables, and district cooling projects in general, are innovative in the developing country context and DES projects using waste heat are innovative worldwide. The demonstration of innovative technology applications (district cooling, district heating with renewables and use of waste heat) as well as policies in the developing country context is crucial to global scale-up. Demonstration projects are a common and successful tool used by local governments to facilitate market development, raise awareness of potential investors and accelerate private sector engagement in a district energy project. Awareness-raising on the opportunities of district energy, through demonstration projects,  is crucial to lowering perceived risk, improving the bankability of projects and facilitating effective policy implementation at the local, national and regional level.  Further, local governments are the most effective actors in addressing the associated risks and costs of district energy systems and thereby catalyzing investment, making them the main proponent of global acceleration of district energy (UNEP 2015). However, demonstration projects are a significant investment, which without proof of commercial viability in the region and evidence of multiple benefits, are difficult to justify within tight city budgets. Furthermore, there remains a significant gap in standard and accessible global tools and methodologies to assess at one level the impact of heating and cooling in a city and also to understand the full range of technology options available, including DES (see page 6 on barriers including awareness, data collection and finance). In addition, local and institutional capacity in developing DES needs to be addressed through regionally adapted and technology specific training tools which need to be tested through the different ‘city type which necessitates a global approach.

GEF global funding is required to establish (and validate) global tools and methodologies, pilot new integrated planning policies, as well as to illustrate the feasibility and the commercial viability of modern DES and showcase socio-economic benefits, to enable local governments to upscale and replicate DES, and to national governments to support and further enable cities in DES development, and to regional actors to promote DES regionally and to provide implementation support to cities across the region. This funding will facilitate a global critical mass of cities committed to the development of DES, which in turn will encourage national governments and development agencies (e.g. MDBs) to prioritize DES in national low-carbon development strategies (e.g. INDCs, sustainable heat and cool strategies, V-NAMAs and eco-city/smart city programs) in combination with national regulations to lower barriers to DES (e.g. harmonized building codes/labels and devolved authority on energy planning). Only by providing the evidence of the socio-economic benefits and cost savings of this low carbon development strategy, together with a proven methodology, will national governments in developing countries be persuaded to take action on DES. Therefore, phase 2 of this initiative could envision working with the national governments of the pilot cities through national STAR allocation.

Furthermore, DES is quite a new technology for the GEF portfolio. However, if this project is effective then modern DES technology applications can have wide scale impact on emissions reductions and a wide scale potential for replication and scale up. Futhermore, this type of project works more with cities that countries, in that, many of the interventions and policy options need to be initiated and sustained by cities and not national governments. As such, it compliments the city approach the GEF is taking and if proven effective could be folded into the second round of cities programmes starting in GEF 7.

- global environmental benefits (GEFTF) and/or adaptation benefits (LDCF/SCCF);

Estimates of the greenhouse gas emissions mitigation benefits of the project have been prepared using Version 1.0 of “Calculating Greenhouse Gas Benefits of the Global Environment Facility Energy Efficiency Projects” and the related calculation tool.

The project’s greenhouse gas reduction impact was calculated using conservative assumptions. The GHG estimates currently focus on the direct CO2 emission reductions from four cities developing a modern DES project, across the three main country types defined by the DES Initiative: ‘new’ cooling countries; ‘expansion’ heating systems and ‘refurbishment’ heating systems. In order to evaluate potential GHG mitigation estimates, four countries from the list of the potential countries the project could work in have been selected to provide an estimate for GHG mitigation. These countries are China, India, Serbia and Colombia and include all the different city types. Once country selection has been finalized, more detailed GHG mitigation estimates will be developed.

There are additional indirect emissions that could be attributed to this project, although these have not been defined at this time. Furthermore, there are additional national emission reductions that could be attributed to a switching to DES which have not been calculated here, such as the ability of DES to integrate higher levels of renewable electricity onto national electricity grids through the use of thermal storage and local electricity generation (as has been documented in Germany, the UK, China and Denmark). The estimates do not include the benefits arising from reduced refrigerant emissions from switching to district cooling.

The project results in an estimated “Direct GHG emissions savings” of 2,381,594 tCO2 during the project implementation period (2016 and 2017) and for the 15 years following project completion. The following paragraphs describe the methodology used in the calculations.

Direct GHG Emission Savings

The benefits of all components of the project with quantifiable impacts are calculated using the GEF methodology for Demonstration and Diffusion projects with a single modern DES project or starter network as the unit of analysis, with the actual unit varying between the four countries. Only component 2 contributes to Direct GHG Emission Savings, i.e. emission savings due to projects that are commissioned during or very soon after the project implementation period. A single modern DES project was chosen as the unit of analysis as modernization/expansion of a city’s DES network takes a long-time.

China

Single unit: Coal saving from connection to existing district heating network of 50MW of industrial waste heat.

Explanation: Based on partner (Danfoss) experience in China significant waste heat potential exists in numerous cities and is often the lowest-cost carbon reduction for district heating however local capacity, strategy and coordination remain significant barriers, all of which the Initiative will address. The conservative estimate is that in a ‘deep-dive’ city 50MWth of waste heat connection could be developed/put to tender within the project implementation period.

Investment proxy: CAPEX of 50MWth waste heat connection would be between $10.4 million and $13.0 million ($0.2-0.26 million per MWth)

India/Colombia

Single unit: Electricity saving from district cooling starter network established with 10.5MWcool of industrial electric chiller capacity (3000 refrigeration tons).

Explanation: Discussion with partners including ICLEI South Asia, Empower, Danfoss, UNEP Region of Asia Pacific, IDEA has concluded that an initial demonstration project of 3000 refrigeration tons (10.5MWcool) could be achieved in each ‘deep-dive’ city within the project implementation period.

Investment proxy: CAPEX of 10.5MWcool district cooling starter network would be between $7.9 million and $13.5 million ($0.75-1.3 million per MWcool)

Serbia

Single unit: Connection of 25MWth of biomass boilers to existing district heating network.

Explanation: The most important project for Serbia will be the replacement of expensive and carbon intensive mazut (heavy fuel oil) boilers and coal boilers, which represent 33% of Serbia’s district heating fuel supply, with low-carbon alternatives. Replacement with biomass boilers is most likely and its GHG emission reductions will be similar to other available technology applications such as geothermal and waste heat connection which have been identified as lower priority. 25MWth would replace the smaller coal and mazut boilers in a large city in Serbia.

Investment proxy: CAPEX of connection of 25MWth of biomass boilers to existing district heating network would be between $17.8 million and $39.0 million ($0.71-1.56 million per MWth)

- Innovation, sustainability and potential for scaling up.

The project features innovation in applying a ‘systems approach’ in energy planning, governance, business model development and technology applications through modern district energy systems. District energy creates synergies between the production and supply of heat, cooling, domestic hot water and electricity and can be integrated with municipal systems such as waste, wastewater, transport, public buildings and industry.

At the planning and governance level innovation is reflected in component 2 whereby integrated energy planning and mapping, supported by a multi-stakeholder governance structure, form the basis of the resulting DES plan and policy development. The projects use of 10 district energy action modules also offers an integrated approach vertically (levels of governance) and horizontally (across sectors – e.g. integration DES with power, sanitation, sewage treatment, transport and waste) for holistic policy, planning, finance and technology solutions.

On a technical level, the project features innovation in its definition of modern district energy as “heat and cool networks that combine many technologies and approaches, such as combined heat and power (CHP), thermal storage, heat pumps and decentralized energy, to supply affordable and climate resilient (i.e. low carbon and energy efficient) heating and cooling services.” Such integrated technology applications are new and this project will contribute to demonstrating these different applications in new markets, provide new data after implementation of the projects (e.g. on the multiple benefits of these approaches) and innovations (e.g. the use of  new sources of low-grade waste heat for district heating and cooling).

Sustainability/Scaling up: policy work that leads to sustainability, demonstrations lead to successful examples in a country help build the momentum for further investment, city wide plans identify investments additional to pilots and define a path for subsequent investments in district heating city wide, the accelerator and alliance (bringing together different groups in the DES space and help them work effectively together promoting DES in cities)

- Stakeholders. Will project design include the participation of relevant stakeholders from civil society and indigenous people?  (yes  /no ) If yes, identify key stakeholders and briefly describe how they will be engaged in project design/preparation.

The DES Initiative will draw on its multi-stakeholder partners to deliver capacity building, training, tools and methodologies. Building on UNEPs technical, finance and policy database of knowledge from the 45 champion cities studied for the DES Publication as well as its partnership with 17 private sector partners, 7 industry associations and the 27 cities that have signed up to the DES Initiative, as well as its place on the SE4All Advisory Board and district energy working group, UNEP is well placed to leverage its network and in-house knowledge to cost effectively address the implementation gap, provide access to the best methodologies and tools, disseminate global best practice, and provide trainings to cities on policy, coordination and technology options.

On May 2015 the governance structure for the DES Initiative was adopted by its partners and is described below. The governance structure provides an inclusive structure for multi-stakeholder oversight, and early stage input to, the DES Initiative’s activities. The structure was kept simple in order to allow for fast near-term action and may be revisited with all the partners in the future. The Steering Committee of the DES Initiative includes several key partners from the private sector, industry, city-networks, NGOs, and international organizations.

The governance structure helps direct partner contributions within activities, through the three taskforces which can be understood as working groups, and a deployable project team:

- A Technical task force that supports the development of, and provides access to, technical information, tools, methodologies and guidelines. The chair of this task force is CLEAN energy cluster.

- A Capacity Building and Workshops task force that develops and delivers appropriate training and capacity building activities to cities and countries, including pilot cities. The co-chairs of this task force are ICLEI and Copenhagen Centre for Energy Efficiency.

- A Communication and Outreach task force that aims to bring to the attention of decision-makers the importance of modern DES and the need to make political commitments. The co-chairs of this task force are EHP and IDEA.

- A Deployable Project Team is to be composed of experts from taskforces according to the needs on the ground and will advise local and national governments face-to-face as need arises during project development and implementation.

Partners will work with the chair to carry out the Terms of Reference of the taskforce and will also be able to support on-the-ground activities in pilot cities. The Deployable Project Team is to be composed of experts from taskforces according to the needs on the ground and will advise local and national governments face-to-face as need arises during project development and implementation The Secretariat is to coordinate its composition and deployment.

Figure 2: Governance Structure for the DES Initiative (start-up phase)

Table 3: Participation of stakeholders

| Stakeholder | Agencies | Comments |
| --- | --- | --- |
| IGO | UNEP | UNEP DES Initiative is hosted in the Energy, Climate and Technology Branch will lead the execution of the project. UNEP Climate Change Mitigation GEF Unit will be the Implementing Agency of the project. |
|  | IFC | IFC and UNEP have been closely coordinating its efforts aimed at promoting sustainable district energy practices and identifying investment opportunities. As part of these efforts, IFC delivered a study on Private Sector Participation in District Heating, which identified specific cities and DH utilities interested in pursuing advisory and investment support from IFC and UNEP. X out of 4 cities where in-depth assessment will be done as proposed by PIF were identified by the IFC study. The next steps include delivering two-stage technical assessments to identify viable investment opportunities and strengthening operational and implementation capacity of DH utilities. So far, IFC has contributed over $300,000 in-kind resources to the initiative. IFC will be further involved in the business development activities outlined in this PIF by providing quality assurance of final outputs to the clients as well as by providing expertise on developing investment projects. |
|  | Economic Commission for LAC | ECLAC will support replication and dissemination of results in the region, provide guidance for activities in South America, and provide analytical and review functions |
|  | IEA | Analytical support, use of modelling tools and data (e.g. modelling of flexibility benefits of district heating to the national grid etc.) |
| NGO | ICLEI – Local Governments for Sustainability | ICLEI World Secretariat (ICLEI WS) has collaborated with UNEP since 2013 to develop the “Global District Energy in Cities Initiative” (DES Initiative) and its flagship publication “District Energy in Cities: Unlocking the Potential of Energy Efficiency and Renewable Energy.” ICLEI WS supports the DES Initiative in its capacity building and training activities with these local governments as well as global communication activities. ICLEI WS is working with the DES Initiative to have a joint call to action on DES at COP21 with new city commitments. ICLEI South Asia Secretariat (ICLEI SAS will support with technical assistance and capacity building activities with local government and stakeholders in South Asian countries such as India or Thailand/Indonesia (if selected) to develop a replicable modern district energy approach that can be scaled up in the country/region. ICLEI – South America Secretariat (ICLEI SAMS) will be similarly engaged for the implementation activities if a country is selected in South America. |
|  | C40 | Dissemination, webinars/trainings etc. |
|  | Copenhagen Center on Energy Efficiency (C2E2) | MRV, training, pre-feasibility, analytical support |
|  | WRI | MRV |
| National | Danish Energy Agency | Provide essential input from decades of Danish authorities’ regulatory experiences and know-how on RE, energy efficiency and consumption side solutions throughout the whole chain of district energy from fuel sources to generation, distribution and building side aspects. |
|  | DK Embassy | The Energy Attaché at the embassy provides a key link in coordinating the project activities between Chinese and Danish energy authorities. Furthermore the embassy has contact with Danish companies that can provide world-leading technical and consultancy solutions within district energy. |
| Private sector Operators | Empower, | Providing model for financial analysis of district cooling project to DES Initiative to be adapted to local contexts and made public. Sending three experts to a ‘new’ district cooling market to carry out rapid assessments and support deep assessments |
|  | Dalkia | Translated the DES Publication into French and have shared methodology for rapid assessment and pre-feasibility of DES. Will provide experts to rapid assessments and deep assessments in Eastern Europe and China. |
|  | Veolia | Will provide training and capacity building and will invite ‘deep-dive’ city stakeholders to Veolia training camps. Supporting the development of policy and governance best practice |
|  | ENGIE (Cofely, Climespace, CPCU) Vattenfall | Trainings, study tours and webinars on district cooling in ‘new’ cooling countries and on the use of renewables in district energy systems. Case study development on good and bad practice |
| Private Sector Technology Providers | Danfoss, Johnson Controls, Grunfoss, Siemens, Thermaflex | Danfoss Foundation: Providing funding for three full-time technical experts for Deployable Project Teams in China, India, Serbia and Colombia to support rapid assessments and deep assessments. Supported communication of DES Initiative Danfoss China, Danfoss India and Danfoss Serbia will support the installation of smart meters to support deep assessment of ‘deep-dive’ cities and provide local expertise and training in operation and monitoring |
| Industry Associations | IDEA, EHP, WWEA, GWEC, IGA, IHA | Dissemination activities and matchmaking with private sector partners for trainings, webinars and financing sessions. |
| International Consultants | Sustainability Solutions Group and GGLO, Ramboll, | Making available for DES Initiative a tool that identifies the potential of DES in a city and will support city planners through training on designing ‘DES ready’ districts in cities. |
| Academia and Research | Aalborg University, 4DH, Boston University, MIT | Provide existing data an modelling tools (e.g. Euroheat Roadmap in China developed by 4DH), assessment indicators, support the development of proxies for energy consumption of different building types |
| Finance | World Bank Group, Regional development banks, GEF, Pension funds, Commercial banks | International financial partners will provide quality control and funding to support policy development and demonstration project implementation in the cities. Linkages will be made with country feasibility studies available through WBG etc. and support to scale up project results |
| Communication Only | Other IGOs, NGOs: USAID , EU US Government, Latin American Energy Organization, Bilateral Agencies | Stakeholders who will be the targets for knowledge dissemination activities. |

3. Gender Considerations. Are gender considerations taken into account? (yes  /no ).  If yes, briefly describe how gender considerations will be mainstreamed into project preparation, taken into account the differences, needs, roles and priorities of men and women.

When undertaking data collection within components 1 and 2, where possible/relevant the project will aim to include data by gender to understand different impacts of relevant policy changes on men and women. The awareness raising campaigns will also be designed and targeted taking into account gender sensitiveness to assess and evaluate potential impact and related policy integration of specific gender considerations.

Furthermore, for gender inclusion, balance in gender representation will be a core consideration in the development of workshops and working groups in both light touch and deep dive cities, including ensuring significant representation of women as speakers, on panels, and among invitees/participants.

# 4 Risks. Indicate risks, including climate change, potential social and environmental risks that might prevent the project objectives from being achieved, and, if possible, propose measures that address these risks to be further developed during the project design (table format acceptable).

| Risk Log |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Risk Description |  | Category | Impact Severity | Likelihood | Risk Management Strategy & Safeguards (they should be incorporated into the approach, activities and/or budget) | By When/ Whom? |
| 1 | National or Local Government changes and may or may not support the project. | Political | Medium | Medium | The multi-stakeholder approach will help ensure that support for the project is developed across a wide spectrum of actors. Assessments, quantification of benefits, well documented results and evidence based policy will further strengthen the case for district energy, should there be a new government in place. | Throughout the project. Project Manager |
| 2 | The DES Initiative involves several stakeholders on different levels (national, local) and different backgrounds which might cause coordination challenges | Political and organizational | Medium | High | Administrative structures | UNEP, ICLEI |
| 3 | Lack of political commitment to energy efficiency improvement activities | Political and organizational | Medium | Medium | Demonstration of benefits and establishment of a global partnership. | SE4ALL, UNEP |
| 4 | Inadequate support/will from governments and other stakeholders to commit to policies and regulations. | Political and organizational | Medium | High | Adopt a participatory and consultative approach to ensure strong ownership, which will involve the conduct of workshops and consultations to seek inputs/ views of stakeholders. | SE4ALL, UNEP |
| 5 | Lack of private sector involvement due to barriers involved in implementing DES | Financial | High | High | Support the establishment of regulatory and market conditions and demonstrate prospects for profitable activity by private enterprises/investors | Private sector partners |

# 5. Coordination. Outline the coordination with other relevant GEF-financed and other Initiatives.

The DES Initiative will be one of the initiating organizations of a new global Alliance on Buildings and Construction. The Alliance will be announced in Paris at COP-21 and will be a coordinating platform for activities within the buildings sector.

The DES Initiative and the Building Efficiency Accelerator (BEA), will be the complementary SE4ALL entry points to the Alliance for countries and cities to look at energy efficiency in the building sector through both heat/cool supply and demand.

Figure 3: Global Alliance for Buildings and Construction

Four SE4All Energy Efficiency Accelerators (Transport and Motor Vehicle Fuel Efficiency, District Energy, Lighting and Appliances/Equipment) are led or co-led by UNEP ensuring coordination between the accelerators and shared expertise. Further to internal UNEP coordination, the DES Initiative regularly interacts with theSE4All Energy Efficiency Accelerators through global Accelerator Platform calls, meetings, and public events, and many DES Initiative partner organizations are also partners to other Accelerators.

The DES Initiative is focused on delivering efficient heating and cooling in cities, as is the Building Efficiency Accelerator (BEA). The BEA and DES Initiative are already coordinating on outreach and assistance to cities through joint events and webinars. Further, World Resource Institute which leads the BEA is part of the DES Initiative’s steering committee. Selection of ‘light-touch’ cities (Component 1) and ‘deep-dive’ cities (Component 2) will be done in coordination with BEA, and where improved efficiency in buildings is identified as a vital area of intervention in the city, the DES Initiative will seek to enable BEA support in the city as well.  The DES Initiative and the BEA will select one country for a joint effort which will include having being assessed by both accelerators and recommended policies and actions being aligned between the two accelerators, enabling the city to improve energy efficiency the building sector at least cost and with maximum emission reductions.

The DES Initiative will also seek to align activities with the appliances/equipment accelerator to ensure coordinated support to cities/countries, in particular relating to substation and transformer efficiencies and air-conditioning/chiller efficiency and refrigerant switching.

.

DES Initiative also aims to coordinate with other GEF-funded projects relating to district energy, including recent projects on: promoting energy efficiency in industrial heat systems in China; improving energy efficiency and reducing emissions in Hebei, China and an urban-scale building energy efficiency program in China;  improving energy efficiency in social housing in Argentina; efficient air conditioning in Algeria; improving the energy efficiency of large enterprises in Indonesia; and improved energy efficiency in Vietnam’s high-rise buildings.

The IFC has been a partner of the DES Initiative since a joint IFC-UNEP workshop in Estonia on

“Facilitating Private Sector Participation in District Heating” in April 2015 which led to the city of Belgrade signing as a partner to the Initiative and being selected by the Initiative for ‘deep-dive’ activities. The IFC has indicated interest in co-financing demonstration projects put to tender by the DES Initiative in ‘deep-dive’ cities. The IFC is supporting a district cooling seminar in Colombia in January 2016 which will include the DES Initiative as a partner and will involve best-practice sharing from multiple partners of the DES Initiative. Further the IFC are interested in collaborating with the DES Initiative on work in several countries including China, which could include a joint publication on private sector participation in district heating.

- Consistency with National Priorities. Is the project consistent with the National strategies and plans or reports and assessments under relevant conventions? (yes  /no ).  If yes, which ones and how:  NAPAs, NAPs, ASGM NAPs, MIAs, NBSAPs, NCs, TNAs, NCSAs, NIPs, PRSPs, NPFE, BURs, etc.

As part of the country selection criteria the DES Initiative will ensure that improvement and expansion of modern DES is aligned with national priorities on energy efficiency, renewable energy, CO2 emission reduction strategies and existing or planned eco-city programs. The DES Initiative will support cities in countries that are non-annex I parties to the United Nations Framework Convention on Climate Change (UNFCCC).  The alignment of their national government’s climate goals and the city action is critical.  In looking for alignment, there are a number of indicators:

- Countries developing NAMA projects in energy efficiency policies and projects with a focus on heating and cooling such as Colombia, Indonesia, and the Philippines.

- INDC submissions such as from China and India that reference energy efficiency in the building sector.

- Existence of eco-city or sustainable city programs with an emphasis on efficient heating and/or cooling.

- National policies that prioritise sustainable heating and cooling such as China’s 12th Five Year Plan that expressly defines targets related to improving district heating.

- Existing national demonstration programmes of district energy such as in Colombia.

7. Knowledge Management. Outline the knowledge management approach for the project, including, if any, plans for the project to learn from other relevant projects and Initiatives, to assess and document in a user-friendly form, and share these experiences and expertise with relevant stakeholders.

- External knowledge management will be undertaken through 4 key approaches: i) a “virtual platform” for the DES Initiative ii) ICLEI’s solutions gateway, iii) Alliance on buildings and construction iv) DES partners

Virtual Platform: The DES Initiative is creating a “Virtual Platform” online through which project results and knowledge products will be organized and disseminated. This platform will be interactive and organized into the following sections:

- Decision Tree: through a series of yes/no questions cities will be presented with detailed examples of policy best practice options drawing on the knowledge gained through the light-touch and deep-dive exercise. The decision tree has been developed based on the DES in cities publication, but will be strengthened by capturing and disseminating the lessons learned in the project.

- ‘Around the World’: detailed case studies and fact sheets from the 16 cities, in addition to the 45 existing case studies from the DES publication will be presented and organized based on best practice highlights. The case studies will link to the decision tree.

- Resources/Live-Lab: reports, summaries, recordings and live-stream from the multi-stakeholder workshops conducted as part of the light touch and deep dive engagements and those of partners, as well as methodologies, tools and infographics will be available for download.

- News/Media and Event Calendar: blog posts, news updates, partner events as well as media tool kits with tailored communication for the different regions of work

- Matchmaking/Expert Roster: Mentor cities and expert partners available for consultation. A process for city to city exchange will be developed and facilitated through the phone calls, meetings, study tours and email exchanges. ICLEI will track the main elements of information sharing between cities including summaries of learning city requests, minutes of meetings, and study tour summaries.

Solutions Gateway (www.solutions-gateway.org): a free online platform for Local Governments hosted by ICLEI, which offers guidance on Low Emission Development solutions for their communities, will be used to collect and disseminate knowledge products and outputs from the project. A District Heating and a District Cooling Solutions Package will be added to the online Solutions Gateway. This will be part of a wider ‘Sustainable Heating and Cooling’ package. Different district heat and cool solutions will be provided within the package to contribute to dissemination and replication of good practice. The solutions will cover the multiple roles a local government can play (as planner and regulator; enabler of finance; advocate and coordinator and consumer and producer using the framework provided by the DES Report) in planning, implementing, expanding or retrofitting a DES for heating and cooling within its jurisdiction. The solutions will draw on research, analysis and compilation of policy examples from the cities in light-touch and deep dive. UNEP will provide guidance, review, and input and ICLEI will distill as well as compliment the data with internal case studies and research, and input from the DES Initiative task forces.

Buildings Alliance: The DES Initiative and the Building Efficiency Accelerator (BEA), will be the complementary SE4ALL entry points to the Buildings Alliance for countries and cities to look at energy efficiency in the building sector through both heat/cool supply and demand. As such, the Buildings Alliance will provide a vital dissemination channel for the DES Initiative as a coordinating platform for activities within the buildings sector.

DES Initiative partners: Partners will support the outputs and materials delivered by providing access to their existing technical work and analysis as part of their in-kind contributions, as well as working to adapt and adopt their existing knowledge products to provide supplemental targeted materials for the DES Initiative. Partners will also support trainings for local stakeholders in on local policy options, energy strategy development, local coordination, and on technical tools and methodologies such as cost-benefit analysis tools, energy mapping and data collection, and measurement and verification approaches as needs are identified through the city and stakeholder engagement process. These trainings, technical tools and methodologies will be further disseminated through the Virtual Platform.

- Internal knowledge management will be undertaken through global monthly coordination calls or meetings with all partners of the DES Initiative, annual meetings of the DES Initiative’s steering committee, coordination calls with partners working in ‘deep-dive’ cities, as well as ‘deep-dive’ city partners. The DES Initiative will also establish guidance for partners to use to track their activities, knowledge developed, and the impacts of their work.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

A. Record of Endorsement of GEF Operational Focal Point (s) on Behalf of the Government(s):  
      (Please attach the Operational Focal Point endorsement letter(s) with this template. For SGP, use this SGP OFP 
      endorsement letter).

| Name | Position | Ministry | Date (MM/dd/yyyy) |
| --- | --- | --- | --- |

B. GEF Agency(ies) Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation under GEF-6.

| Agency Coordinator, Agency name | Signature | Date (MM/dd/yyyy) | Project Contact Person | Telephone |  | Email |
| --- | --- | --- | --- | --- | --- | --- |
| Brennan Vandyke, Director GEF Coordination Office, UNEP |  | November 03, 2015 | Ruth Zugman do Coutto, UNEP Task Manager |  | +33 1 44 37 16 34 | Ruth.Coutto@unep.org |

GEF_PIF_60

C. Additional GEF Project Agency Certification (Applicable Only to newly accredited GEF Project Agencies)

For newly accredited GEF Project Agencies, please download and fill up the required GEF Project Agency Certification of Ceiling Information Template to be attached as an annex to the PIF.

ANNEX A: Rapid assessment methodology and process

| Select cities for Rapid Assessment | Initial preliminary dialogue Demonstrating political will High current/projected cooling -heating demand New development/ redevelopment areas of city are planned (e.g. new hospital, commercial district, residential area etc.) Existing zone with centralized cooling/heating exists |
| --- | --- |
| Political Engagement | Planning an initial visit to the shortlisted cities if necessary for political endorsement to explain the planned project and enable future data collection. |
| Desk Research | Desk-based gathering of preliminary data and information from city stakeholders and review of preliminary information Planning of city-visit with technical experts (e.g. identify high-potential zones/projects and plan stakeholder interactions focused on these areas). |
| Multi-stakeholder Data Consultation | City visit with stakeholder interactions to collect data and information including: - energy use patterns, demand density, sectoral demands - resource availability to power DES, - existing local capacities and frameworks (electricity regulations/ interconnection policies, land development/redevelopment regulations, cluster development regulations and other city planning regulations/policies and institutional frameworks that would impact DES) |
| Pilot City Selected and Recommended Next Steps in Each City | 1. Recommend a pilot city based on the results of rapid assessment identified city with most economic and CO2 mitigation potential as well as readiness 2. DES Potential and Next Steps: - High potential city areas for DES -Local and national barrier assessment (financial, institutional capacity, regulatory, planning,) - Recommendations/Next Steps: capacity building and policy Initiatives, required stakeholder relations that would impact development of DES. 3. Partner and mentor city matching |
| Inception Workshop | 1.Convene various key stakeholders groups (ranging from pilot city authority and local technical organizations to business and ministries, technology providers, financial institutions, experts, civil society organizations, learning cities etc.) and conduct one technical workshop to promote knowledge exchange, improve technical understanding of DES and their benefits, leverage expertise, promote scale-up and replication, and develop buy-in and acceptance for the next logical steps for DES pilot implementation in the city. 2. Invite mentor city/partners to a) provide technical insight and b) establish city-to-city exchange and capacity support. 3. This workshop will also provide feedback and potential next steps to cities that underwent the Rapid Assessment but were not selected as a pilot city. |

Selected data points for rapid assessment include

| Area | Data/information |
| --- | --- |
| General | Basic city information (economy & growth, population, employment level) |
|  | Current energy strategy and city’s objectives |
|  | Energy market structure |
| Policy/regulation | Relevant regulations related to urban development and planning including building efficiency standards. |
|  | Local regulations around cooling e.g. daytime/ night time temperature minimums |
|  | Local, regional or national policy programs designed to incentivize changes to the heating/cooling system such as boiler efficiency programs, refrigerant switching subsidies, air con efficiency payments, etc. |
|  | Status of National PPP, Concession and Acquisition Laws |
| Heating/Cooling demand | Previous assessments of heating/cooling in the city/region. |
|  | Electricity/fuel consumption by demand-user (total, seasonal profile, daily profile). |
|  | Temperature and humidity information and any local demand modelling |
|  | Approximate length of heating/cooling season. |
|  | Heating/Cooling demand growth projections |
|  | Efficiency programs for air conditioners, boilers and buildings. |
| Alternative/current technologies. | Information on current heating/cooling technologies (kW, COPs, refrigerants, fuel type) in use and typical heating/cooling demand/m2 |
|  | Cost of local boilers/air conditioners and installation |
|  | Fuel and electricity subsidy information including tariff structure for electricity |
|  | ‘Reference price’ for heating/cooling in the city by consumer group |
| District energy costs | Availability and cost of land for energy centers |
|  | Electricity price structuring by demand-user (fixed, variable and time of use). |
|  | Electricity/fuel price projections (medium/long-term) |
|  | Amount of centralized heating/cooling in buildings, (water based systems), particularly in high potential areas, by consumer group type |
|  | Local cost of earthworks (e.g. road resurfacing, labor costs) |
|  | Taxes and duties |
| District energy design: network | City plan(s) detailing building locations, building use, zones and floor space to determine demand density and new network designs |
|  | Information on anchor loads (existing and planned) for electricity and heat/cool consumption such as airports, hospitals, housing, commercial areas, hotels, religious venues, municipal buildings. (Where information is new development plan, expected heating/cooling demand, floor area, location, build time/commission date) |
|  | Density of underground services/utilities under roads and pavements |
|  | Access to water |
|  | Floor area to plot area for new development and estimated peak load per unit of floor area |
| District energy design: sources | Waste heat sources in city. |
|  | Information on sources of free cooling (e.g. location, temperature, depth, etc.). |
|  | Availability of gas/biogas in the city for CHP, large scale boilers, direct absorption chillers or tri-generation (biomass as well) |
|  | Can the local electricity network support the required demand of an electric chiller or the production of a CHP |
| Benefits | Blackout information and use of private back-up generation in the city |
|  | Electricity network investment due to growing cooling demand |
|  | Emission intensity of electricity production |
|  | Information relating to floor or space saving, maintenance reduction, roof space saving etc. of DES that would benefit private sector developers |
|  | Refrigerant consumption in city |
|  | Losses and inefficiencies in existing heating systems |
|  | Impact of heating consumption on local air pollution |

Project ID number will be assigned by GEFSEC and to be entered by Agency in subsequent document submissions.

When completing Table A, refer to the excerpts on GEF 6 Results Frameworks for GETF, LDCF and SCCF.

Financing type can be either investment or technical assistance.

For GEF Project Financing up to $2 million, PMC could be up to10% of the subtotal;  above $2 million, PMC could be up to 5% of the subtotal. PMC should be charged proportionately to focal areas based on focal area project financing amount in Table D below.

PPG requested amount is determined by the size of the GEF Project Financing (PF) as follows: Up to $50k for PF up to$2m (for MSP); up to $100k for PF up to $3m; $150k for PF up to $6m; $200k for PF up to $10m; and $300k for PF above $10m. On an exceptional basis, PPG amount may differ upon detailed discussion and justification with the GEFSEC.

PPG fee percentage follows the percentage of the Agency fee over the GEF Project Financing amount requested.

Provide those indicator values in this table to the extent applicable to your proposed project.  Progress in programming against these targets for the projects per the Corporate Results Framework in the GEF-6 Programming Directions, will be aggregated and reported during mid-term and at the conclusion of the replenishment period. There is no need to complete this table for climate adaptation projects financed solely through LDCF and/or SCCF.

Workshops include: EC-UNEP “Developing Heat Markets” Brussels, February 2015; IFC-UNEP Workshop “Facilitating Private Sector Participation in District Heating” Tallinn, April 2015; and “Regional Launch and Training in Asia Pacific” at ICLEI World Congress Seoul, April 2015

Project developers can include: local governments; communities, other public sector developers; institutions; property developers, landowners, building operators; private sector developers.

Similar countries as per defined city/country types and climate.

The Virtual Platform will provide access to tools, methodologies and best practices developed by the DES Initiative (see examples in Table 1) that have been tested, improved-upon and regionally tailored through Components 1 and 2 and disseminated for scale-up alongside training, webinars and publications though Component 3. Further the Virtual Platform, will provide a communication link between learning cities and mentor partners of the DES Initiative such as champion cities and private sector partners.

These reductions occur as handling of refrigerants is improved and refrigerants with lower global warming potential (GWP) can be used due to economies of scale, improved safety (in particular with respect to the flammability and toxicity of some new low GWP refrigerants). Tracking of refrigerant emission reductions from a switch to district cooling is not well documented, a barrier the DES Initiative will seek to overcome when producing literature on the benefits of a switch to DES. In Paris, the development of district cooling has led to 90% refrigerant emission reductions relative to stand-alone, single building commercial chillers.

For example, the district cooling network in Paris grew from having a cooling capacity of 44MW in 1993 to 259MW in 2009 a growth rate of 12%, leading it to be the largest district cooling network in Europe today.

Examples of topics of interest to potentially be addressed in this Solutions Package: CHPs (various fuels including: biomass, gas, biogas), large scale boilers (various fuels including: biomass, gas, biogas, electricity), geothermal, large-scale solar thermal, waste-to-energy, waste heat sources, tri-generation, heat pumps (ground-source, wastewater, sewage), transmission/distribution of heat (including high and low temperature networks, building level heat exchangers, building metering) and thermal storage.

For regional and/or global projects in which participating countries are identified, OFP endorsement letters from these countries are required 
  even though there may not be a STAR allocation associated with the project.

GEF policies encompass all managed trust funds, namely: GEFTF, LDCF, and SCCF