Project Identification Form (PIF)

Project Type: Full-sized Project

Type of Trust Fund: GEF Trust Fund

For more information about GEF, visit TheGEF.org

PART I: Project Information

| Project Title: | Developing a market for Biogas Resource Development and Utilization in Guinea |  |  |
| --- | --- | --- | --- |
| Country(ies): | Guinea | GEF Project ID: | 5289 |
| GEF Agency(ies): | UNDP | GEF Agency Project ID: | 4780 |
| Other Executing Partner(s): | National Environment Committee (CNE); Ministry of Environment, Ministry of Energy; CERESCOR | Submission Date: Re-Submission Date: Re-submission Date: | February 8, 2013 March 28, 2013 April 5, 2013 |
| GEF Focal Area (s): | Climate Change | Project Duration (Months) | 48 |
| Name of parent program (if applicable): - For SFM/REDD+ - For SGP | n/a | Agency Fee ($): | 251,532 |

A.  indicative Focal AREA STRATEGY Framework:

| ### Focal Area Objectives | ### Trust Fund | ### Indicative ### Grant Amount ### ($) | ### Indicative Co-financing ### ($) |
| --- | --- | --- | --- |
| CCM-3 - Promote Investment in Renewable Energy Technologies | GEFTF | 2,647,706 | 10,150,000 |
| Total Project Cost |  | 2,647,706 | 10,150,000 |  |

- indicative Project Framework

| ### Project Objective: Establish a functioning and effective market for the widespread use and commercialization of biogas technologies in Guinea |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Indicative ### Grant Amount ($) | ### Indicative Cofinancing ### ($) |
| 1. Creating the enabling policy and regulatory environment for the use of biogas as a sustainable source of renewable energy | TA | Increased number of locally designed and constructed biogas production units and users of biogas in Guinea | - Formulated, approved and enforced policies, laws, regulations and quality and performance standards (biogas energy policy) on biogas production and utilization - Adequately trained and capable decision-makers and relevant stakeholders leading efforts, communicating and managing biogas development and utilization in an integrated manner - Designed, approved and implemented incentive schemes for biogas technology applications - Completed assessment of Guinean Biogas resource potential | GEFTF | 350,000 | 1,300,000 |
| 2. Ensuring adequate supply of high quality, sustainable and affordable supply of biogas | INV | Increased investments in biogas production equipment manufacturing leads to reliable and affordable supply of biogas by a sustainable business supply chain | - Established partnerships between the public and private stakeholders involved in the value chain of biogas production and utilization - Developed an operational micro-finance mechanism with existing MFI’s to encourage investments in the construction of bio-digesters - Developed inclusive supply and value chains for biogas production (Established feedstock supply chain for bio-digesters from livestock and agriculture waste) - Training modules designed for key beneficiaries (bio-digester manufacturers/constructors; service technicians; component producers), including certification, and comprehensive training packages delivered - Up to 10 large (20m3 or larger) bio-digester units constructed or installed by targeted commercial or industrial clients (cottage industries, slaughter houses, agro-industries) and institutional clients (hospitals, prisons, schools) - Up to 2,000 small (6m3) family sized units constructed and installed | GEFTF | 1,820,000 | 7,500,000 |
| 3. Creating sustainable demand for biogas | TA | There is sufficient demand for biogas to sustain a growing market of suppliers and users of biogas and its byproducts like sludge, leading to overall improved livelihoods | - Sensitized key value chain actors through public awareness campaign of the value of biogas and its applications - Developed, approved and implemented incentives program for the use of biogas instead of traditional fuel wood and fuel - Trained farming households in operating and maintaining their biogas digesters and on processing bio-digester sludge into valuable products - Developed business network between farmers and bio-digester sludge processing products - Created capacity and willingness of MFI’s to provide dedicated micro-finance credit to consumers (farmers)/owners of small units. | GEFTF | 307,706 | 900,000 |
|  | INV |  | - Completed value chain and comprehensive market assessment of biogas production and use | GEFTF | 50,000 | 100,000 |
| Subtotal |  |  |  |  | 2,527,706 | 9,800,000 |
| Project Management Cost (PMC) |  |  |  | GEFTF | 120,000 | 350,000 |
| Total Project Cost |  |  |  |  | 2,647,706 | 10,150,000 |

- Indicative Co-financing for the project by source and by name if available, ($)

| Sources of Cofinancing | Name of Cofinancier | Type of Cofinancing | Amount ($) |
| --- | --- | --- | --- |
| National Government | Ministry of Energy | In kind | 500,000 |
| National Government | CERESCOR & University of Conakry | In kind | 500,000 |
| Bilateral Aid Agency | European Commission, ECOWAS (through PRONIASE) | In kind / Cash | 7,150,000 |
| Bilateral Aid Agency | UNCDF (Clean Start micro finance) | Cash | 1,500,000 |
| GEF Agency | UNDP | In kind / Cash | 500,000 |
| Total Cofinancing |  |  | 10,150,000 |

- indicative trust fund  Resources ($) Requested by Agency, Focal Area and Country1

| GEF Agency | Type of Trust Fund | Focal Area | Country Name/Global | Grant Amount ($) (a) | Agency Fee ($) (b)2 | Total ($) c=a+b |
| --- | --- | --- | --- | --- | --- | --- |
| UNDP | GEF TF | Climate Change | Guinea | 1,786,484 | 169,716 | 1,956,200 |
| UNDP | GEF TF | Land Degradation | Guinea | 861,222 | 81,816 | 943,038 |
| Total Grant Resources |  |  |  | 2,647,706 | 251,532 | 2,899,238 |

1  In case of a single focal area, single country, single GEF Agency project, and single trust fund project, no need to provide information for   
    this table. PMC amount from Table B should be included proportionately to the focal area amount in this table.

2   Indicate fees related to this project.

- Project preparation grant (ppg)

Please check on the appropriate box for PPG as needed for the project according to the GEF Project Grant:

Amount                         Agency Fee

Requested ($)	      for PPG ($)

- (upto)$100k for projects up to & including $3 million      ___60,000_______      ___5,700_____

PPG  Amount requested by agency(ies), focal area(s) and country(ies) for MFA and/or MTF roject only

| Trust Fund | GEF Agency | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | PPG (a) | Agency Fee (b) | Total c = a + b |

MFA:  Multi-focal area projects;  MTF:  Multi-Trust Fund projects.

part ii:  project JustiFication

# Project Overview

A.1. Project Description.

Global environmental problems, root causes and barriers that need to be addressed

Most of the energy production and use in Guinea is concentrated in the household sub-sector, where biomass, in the form of unsustainable fuelwood and charcoal is used for cooking; kerosene is used for lighting in rural areas and diesel generators in urban areas. The country faces regular and daily power shortcuts, due to lack of enough electricity production. Even in the capital Conakry where the grid is more developed, households have electricity from the grid for less than 6 hours per day. The primary energy supply of Guinea consists of 89% biomass, 10% oil and 1% hydro, despite the huge potential of hydro in the country. The greatest RE potential are biomass and hydro followed by wind, solar, and ocean. Current cooking energy systems are inefficient and lead to a massive use of wood. If nothing is done in the current circumstances, this will lead to a massive deforestation.

The population of Guinea was 11 million inhabitants in 2010, of which 72% is rural. Most of the population (more than 80%) works in the agriculture and livestock sector. The livestock population is estimated to be 25 million in 2007, with 3.5 million of cattle, 2.5 million for sheep and goats and 19 million for poultry. Half of the cattle population is concentrated in the north of the country where animal husbandry is a more important form of land use. In that region, the average heads of cattle per household is 10, and even up to 15 in some places. The farming system is intensive during the rainy season and extensive during the dry season. Most of the farming systems are mixed, with livestock always associated with agricultural activities (the production of food crops). Agriculture is the dominant economic sector across the entire country. The farming growth rate is 8% per year.

The key problem that the project intends to address is the heavy reliance for most energy needs on the use of unsustainable biomass in the country, both in the rural and urban/peri-urban areas. There is a keen awareness among decision makers that there is a need to shift towards more sustainable and modern forms of energy. Due to the abundance of livestock manure, agricultural waste and other forms of biomass, there is in principle a very good potential for the increased use of biogas. Increased use of biogas, substituting the use of non-renewable biomass, will also reduce the pressure on the forest resources and unsustainable land use.

Several key barriers need to be addressed to allow for a truly transformative development of the subsector. To allow for long-term sustainable use of the biogas resource potential, a market-based approach is needed. Since the current use of biogas is very limited, as a first step there is a need to develop a functional market that is well supplied with good quality, sustainably produced and affordable biogas in response to adequate demand.

Following a series of stakeholders’ consultations, several barriers were identified and classified by thematic areas: Institutional and organizational related barriers, technology related barriers, financial and market related barriers and information and awareness related barriers. Based on the barrier analysis that was performed, the various proposed GEF project components were defined, and the expected outcome(s) and outputs for each component identified.

The table below summarizes the results of the barrier analysis that was conducted.

| Barriers | Indicative related Baseline / Incremental Activities |
| --- | --- |
| Overlapping jurisdictions related to the energy sector among government departments. There are many departments and agencies dealing with the energy sector (due to the energy crisis faced by the country), and clear mandate for each of them is not very clear. This leads sometimes to duplication of effort. | Baseline |
| Lack of understanding of possible combination opportunities in rural areas, such as livestock, biogas, and agriculture nexus. | Baseline |
| The technology is poorly known and there are no or very few locally well adapted biogas technologies available. | Alternative |
| Lack of technical experience on biogas and bio-digesters applications and there is no local manufacturing capacity | Alternative |
| Lack of technical experience on biogas and bio-digesters applications | Baseline |
| Lack of tested bio-digester models in the Guinean context, for a successful investment | Alternative |
| Insufficient knowledge at country level about biogas benefits and available technologies among various stakeholders (government, private companies, mason/builders, farmers, villagers, women, consumers) | Baseline |
| Insufficient capacity of relevant stakeholders to formulate and enforce policy and regulatory frameworks on biomass resource in an integrated manner, especially the use of biogas and bio-digesters | Alternative |
| Lack of adequate policies on biogas resource and absence of an appropriate legal and regulatory framework on the use of biogas and bio-digesters | Baseline |
| Insufficient capacity of relevant stakeholders (including banks and micro credit systems) to assess the technical risks of investing in this technology | Alternative |
| Lack of financing and incentive mechanisms for biogas investment | Alternative |
| Micro Financial institutions lack information about the technologies, their transaction costs, risk management and contract enforcement issues and are therefore unwilling to provide financing | Alternative |
| Lack of knowledge and negative perception (lack of or limited social and cultural acceptance) on the use of new technologies for cooking | Baseline |
| Lack of most appropriate service delivery model based on existing best practices | Alternative |

Baseline scenario and associated baseline projects

The country is already benefiting from PROGEDE (Sustainable Management of Globally Significant Endemic Ruminant Livestock in West Africa). It is a regional GEF funded project (biodiversity) and currently implemented by UNDP (implementing period: 2008 – 2016), covering The Gambia, Senegal, Mali and Guinea. The project aims at developing and implementing models for community based conservation and management of critical habitats for specific endemic ruminant livestock species (cow, sheep and goat) and to demonstrate strategies for preserving the unique genetic trait/habitat complexes that are of global importance. Some initiatives and programs on biomass and biogas utilization are ongoing or planned. The most relevant ones are shortly described below:

National Integrated Program for Access to Modern Energy Services (PRONIASE - Programme National Intégré d’accès aux Services Energétiques Modernes) - (Budget: US $140 million funded by Government, UNDP, European Union and ECOWAS; Implementation period: first phase 2013 – 2016)

The ECOWAS (Economic Community of West African States) member states adopted in 2006, a white paper on access to modern energy services (MES). The objective of this regional policy is to allow by 2015, half of the population to have access to modern energy services, meaning 36 million households and more than 49,000 additional localities having access to modern energy services.

Guinea has initiated a national program of access to energy services (PRONIASE - National Integrated Program for Access to Modern Energy Services) covering the entire country (all 8 administrative regions). This nationwide program affects directly about 3.8 million inhabitants, 36% of the total population, divided between the rural and suburban areas. The PRONIASE has a broad scope, but especially its component on domestic fuels and energy efficiency, is of particular relevance to our project.

UNDP developed 3 sub-programs under the component 3 (domestic fuels and energy efficiency): (i) Study on the bioenergy potential of Guinea; (ii) National strategy for the development of biofuels in Guinea: and (iii) National program for domestic biogas in Guinea.

The component 3 of the PRONIASE, especially the sub-program for domestic biogas will be subsumed as baseline to this GEF funded project (National program for domestic biogas in Guinea – see below).

National program for domestic biogas in Guinea (Programme National de Biogaz Domestique en Guinée) - (Budget: US $4.15 million – funded by EU; Implementation period: 2013 – 2016)

The objective of the National program for domestic biogas in Guinea is to improve the access to modern energy through the use of domestic biogas, the advancement of women, education, health and sanitation, agricultural productivity, income generating/employment benefits and reduce deforestation and GHG emissions. The biogas program envisages building 2,000 pilot small scale bio-digesters (6 to 8m3) during the upcoming 4 years. The cost of one bio-digester is on average 800 USD. The financial feasibility assumed in order to build the 2,000 family scale bio-digesters is 10% personal cash contribution, 5% in kind contribution, 25% grant subsidy and 60% loan; with a payback investment of 5 years. The produced biogas will be used for both cooking and lighting. The project focuses on small-scale users and family households, with little to no attention for larger scale institutional users, small and medium sized industries and enterprises that could use biogas for more productive uses. The National program for biogas plans also to establish an investment fund for the construction of bio-digesters.

Research and Development: CERESCOR and University of Conakry - (Budget: US $2 million; Implementation period: 2013 – 2018)

The CERESCOR (Research center of Conakry) and the University of Conakry are working on the conception and certification under several programs, ranging from improved cookstoves to various solar PV applications and biogas production for lighting and cooking in rural areas.

The biogas production program will be subsumed in this GEF project. The CERESCOR and University of Conakry will define the design and certification of bio-digesters that are adapted to the local context. Its overall budget of $500,000 is part of the co-financing.

Proposed alternative scenario: brief description of expected outcomes and components of the project

The different components are described below:

Component 1: Creating the enabling policy and regulatory environment for the use of biogas as a sustainable source of renewable energy

The activities that will be carried out under this project component build on the baseline of PRONIASE activities which will establish some policies and laws for the promotion of biogas with a heavy focus on subsidies for small-scale household applications. The GEF funded activities seek to support the development of a market by creating an enabling environment for the production and utilization of biogas. The policy, institutional, legal and regulatory framework for the production and utilization of biogas will be enhanced to include a more market-oriented approach that specifically addresses the needs and requirements for larger-scale applications. Provisions for the manufacturing of bio-digesters will be developed. The technical certification will provide consumer confidence and quality products. The GEF funded activities will also emphasize the enforcement of appropriate policies, laws and regulations on biogas production and utilization. The capacity of decision-makers and relevant stakeholders will be enhanced to enable them to lead efforts, communicate and manage more efficient biogas development and utilization in an integrated manner. The expected outcome from Component 1 activities is an enabled environment for an increased number of locally designed and manufactured biogas production and utilization projects in Guinea.

Component 2: Ensuring adequate supply of high quality, sustainable and affordable supply of biogas

This component seeks to scale up the sustainable production and supply of biogas beyond the proposed GEF project, with financial mechanisms and tools for investments in the manufacturing and diffusion of bio-digesters, such as micro-finance and promotion fund. A particular focus will be on support for biogas digester manufacturing and maintenance. The project will train decision-makers and relevant stakeholders, strengthening key institutions. The training will include the design and production of modules for key beneficiaries that will be available after project implementation. For the development of large scale bio-digesters for institutional, commercial and cottage industry use, a pre-financing mechanism for technical assistance will be put in place, to be reimbursed later by the beneficiaries. Since these applications are more commercial in nature, it is expected that potential users see this as an investment. The project will also support the design of the investment fund for the construction of bio-digesters, planned in the National program of Biogas, the level of subsidy envisioned, and its evolution over time.

The project will apply the CleanStart approach based on microfinance. CleanStart (Microfinance Opportunities for a Clean Energy Future) is a new UNDP/UNCDF programme to help poor households and small and medium-sized entrepreneurs access financing from microfinance institutions coupled with technical assistance for low-cost clean energy applications. The envisioned activities under this component will also build on the baseline activities from the PRONIASE, CERESCOR and the University of Conakry. It will also liaise with the PROGEDE pilot sites. While the baseline focuses on small scale bio-digesters with 6m3 average capacity; GEF funds will be used for large scale bio-digesters, with 20m3 average capacity. The large scale bio-digesters will be for selected institutional, commercial and cottage industry applications where there is a need for heat and/or electricity. The targeted cottage industries are mainly dairy exploitation; conservation and transformation of agricultural products; local carpentry & timber industries, and slaughter houses. Another target group is institutional users like hospitals, schools and prisons. The expected outcome in Component 2 is an increased level of investments on biogas production equipment manufacturing leading to sustainable supply of biogas.

Component 3 - Creating sustainable demand for biogas

This component will seek to create sustained demand for biogas by developing incentives for its use instead of traditional fuel wood for cooking and kerosene for lighting. This component seeks to support sustainable livelihoods through biogas technology applications, in particular by focusing on larger scale productive uses and by developing and strengthening business opportunities for farmers, increase their productivity and developing demand for bio-digester sludge processing products. Component 3 will comprise of activities that will establish a complete value chain approach to biogas production. The expected outcome is increased number of business establishments catering to the various value chain services of the biogas production and utilization industry in Guinea.

Incremental cost reasoning and expected contributions from the baseline, the GEFTF and co-financing

The goal to which the project will contribute is the reduction of the growth of GHG emissions from the domestic energy use sector. The project objective is to establish a functioning and effective market for the widespread use and commercialization of biogas technologies in Guinea. There are 3 distinct, but interconnected, markets to be developed under this project. The first one (to be conducted by baseline activities) is for small-scale family sized bio-digesters. It mainly focuses on auto consumption and in-house feedstock management. This category consists mainly of farming households that have livestock. The second market is for large scale bio-digesters for some institutional, commercial and cottage industry applications where there is a need for heat and/or electricity. These are also essentially auto-consumers, replacing current energy carriers (like e.g. diesel or grid electricity) with a cleaner and cheaper alternative in their business process. The project does not envisage a large scale distribution of biogas. Finally, there will be the domestic market for bio-digester manufacturing and installation. The project will not aim for a market in e.g. bottled (canisters) gas to supply the market with an alternative fuel for cooking. This might be a future area of attention, once the use of the technology has been convincingly demonstrated by this project.

Key barriers to the supply and demand for biogas as a sustainable source of domestic energy use will be removed by targeted interventions that will:

- Support the development of a market by creating an enabling environment for the production and utilization of biogas;

- Support large scale deployment and financial viability of these technologies; and,

- Aim at the subsequent national transformational diffusion and uptake of these technologies by setting up sustainable financial mechanisms and tools for investment.

Under component 1, GEF resources will be used for the technical assistance needed to review and analyze the policies, laws and regulations on biogas development and utilization, and the formulation of enhanced policies and support frameworks. GEF funds will also be used to ensure quality and produce exactly what is needed for the GEF proposal, for the biogas resource assessment conducted by baseline projects.

Under component 2, GEF resources are required for the detailed analysis for the development of incentives, financial mechanisms for investments, and for the design and implementation of 10 large scale bio-digesters. The GEF may be used, complementing co-finance, to also support a partial subsidy, to be determined, to households for the construction of bio-digesters (accompanied with 10% down payment and 70% microcredit).

Finally, under the last component, GEF resources are required for the value chain analysis and develop sound business models to ensure sustainable livelihoods through biogas technology applications.

The table below summarizes Project Activities and Incremental Reasoning:

| Baseline practices | Alternative to be put in place by the project | Expected Global Benefits |
| --- | --- | --- |
| Component 1: Creating the enabling policy and regulatory environment for the use of biogas as a sustainable source of renewable energy |  |  |
| - The baseline activities of the PRONIASE will establish basic policies and laws for the promotion of biogas. The PRONIASE legal framework is heavily focused on providing subsidies and aims in particular small-scale, household level applications. - A resource map of the country’s biogas potential will be prepared. The level of detail aimed for is still unclear. The focus is on biogas potential for small-scale household applications. | - The policy, institutional, legal and regulatory framework for the production and utilization of biogas will be enhanced to include a more market-oriented approach that specifically addresses the needs and requirements for larger-scale applications. Provisions for the manufacturing of bio-digesters will be developed. The technical certification will provide consumer confidence and quality products. The GEF funded activities will also emphasize the enforcement of appropriate policies, laws and regulations on biogas production and utilization .The capacity of decision-makers and relevant stakeholders will be enhanced to develop, regularly update and enforce the policy and regulatory framework. - The assessment of biogas resources will be adapted, to include the need for supplying larger-scale, commercial, industrial and institutional applications. | The biogas production will replace the utilization of fuelwood and reduce deforestation (small scall bio-digesters) and displace the use of diesel generators for electricity production (large scale bio-digesters). This will result in a reduction of 1,329,560 tCO2 over 20-year lifetime of bio-digesters. 564,890 tCO2 can be directly attributed to the large scale bio-digesters GEF funded incremental activities (764,670 tCO2 attributed to 2,000 small scale bio-digesters baseline activities) The establishment of this market-oriented framework will also apply to all future biogas investments and thus can be estimated to indirectly contribute to additional emission reductions post-project (this will be defined at the PPG phase) |
| Baseline practices | Alternative to be put in place by the project | Expected Global Benefits |
| Component 2: Ensuring adequate supply of high quality, sustainable and affordable supply of biogas |  |  |
| - The National program for domestic biogas in Guinea envisages building 2,000 pilot small scale bio-digesters (6 to 8m3) during the upcoming 4 years. The cost of one bio-digester is on average 800 USD. The financial feasibility assumed in order to build the 2,000 family scale bio-digesters is 10% personal cash contribution, 5% in kind contribution, 25% grant subsidy and 60% loan; with a payback investment of 5 years. The produced biogas will be used for both cooking and lighting. The project focuses on small-scale users and family households, with little to no attention for larger scale institutional users, small and medium sized industries and enterprises that could use biogas for more productive uses. | - While the baseline focuses on small scale bio-digesters with 6m3 average capacity; GEF funds will be used for large scale bio-digesters, with 20m3 average capacity. The large scale bio-digesters will be used for some institutional, commercial and cottage industry use where there is a need for heat and/or electricity. The targeted cottage industries are mainly dairy exploitation; conservation and transformation of agricultural products; local carpentry & timber industries, and slaughter houses. Another target group is institutional users like hospitals, schools and prisons. The PPG phase will help to define the suitable groups of institutional users. - The GEF funded activities will develop financial instruments for large scale bio-digesters for market sustainability and scale up. The CleanStart approach business model based on microfinance will also be developed. The percentage of grant subsidy will be gradually reduced across the years, to make the bio-digesters fully marketable - The GEF funded activities will also establish partnerships between the public and private stakeholders involved in the value chain of biogas production and utilization, as well conduct and design training modules for key beneficiaries (bio-digester manufacturers/constructors; service technicians; component producers). | The biogas production will replace the utilization of fuelwood and reduce deforestation (small scall bio-digesters) and displace the use of diesel generators for electricity production (large scale bio-digesters). This will result in a reduction of 1,329,560 tCO2 over 20-year lifetime of bio-digesters. 564,890 tCO2 can be directly attributed to the large scale bio-digesters GEF funded incremental activities (764,670 tCO2 attributed to 2,000 small scale bio-digesters baseline activities) The establishment of this market-oriented framework will also apply to all future biogas investments and thus can be estimated to indirectly contribute to additional emission reductions post-project (this will be defined at the PPG phase) |
| Baseline practices | Alternative to be put in place by the project | Expected Global Benefits |
| Component 3: Creating sustainable demand for biogas |  |  |
| - Except for provision of subsidies, no financial instruments or incentives exist or are planned under the baseline in the country to sustain the demand for biogas production | - The GEF funded activities will enable the creation of sustained demand for biogas by developing incentives for its use for electricity production instead of diesel generators. It will support sustainable livelihoods through biogas technology applications, in particular by focusing on larger scale productive uses and by developing and strengthening business opportunities for farmers, increase their productivity and developing demand for bio-digester sludge processing products. The value chain analysis of the biogas will be conducted for all relevant stakeholders, from the feedstock to the biogas utilization. The project will include the manufacturing and installation of bio-digesters, including civil works, feedstock supply chain from livestock and agriculture waste, biogas production and utilization, and the by-products usage such as sludge for fertilizer use. The CleanStart approach business model based on microfinance will also be developed. | The biogas production will replace the utilization of fuelwood and reduce deforestation (small scall bio-digesters) and displace the use of diesel generators for electricity production (large scale bio-digesters). This will result in a reduction of 1,329,560 tCO2 over 20-year lifetime of bio-digesters. 564,890 tCO2 can be directly attributed to the large scale bio-digesters GEF funded incremental activities (764,670 tCO2 attributed to 2,000 small scale bio-digesters baseline activities) The establishment of this market-oriented framework will also apply to all future biogas investments and thus can be estimated to indirectly contribute to additional emission reductions post-project (this will be defined at the PPG phase) |

Global environmental benefits

A very preliminary and conservative estimate indicates that the total direct project CO2 emissions reduction from the deployment and dissemination of 10 large scale bio-digesters is 564,890 tons. The 10 large scale bio-digesters will serve for commercial or industrial clients (cottage industries, slaughter houses, agro-industries) and institutional clients (hospitals, prisons, schools). Considering the US$ 2,647,706 from the GEF as support for this project, the unit abatement cost is about 2,647,706 / 564,890 = US$ 4.7 per ton of CO2 reduced.

Innovativeness, sustainability and potential for scaling up

There is need in the country to shift away from the dominant use of non-sustainable biomass to more sustainable options, including biogas. It would seem that biogas represents a true potential in view of the economic and land use characteristics of the country and it has many co-benefits and is cleaner. However, current use is virtually non-existent and to develop an increased use on a sustainable basis a market-based approach is advocated. For this to happen, a first innovative step to develop/create a functioning market is necessary. The project will lead to: i) creating the enabling policy and legal environment that would encourage this; ii) to develop a sustainable supply of biogas infrastructure that can supply the market with good quality, sustainable and affordable biogas: and iii) create a sustained demand for the biogas.

A.2. Stakeholders. Identify key stakeholders (including civil society organizations, indigenous people, gender groups, and others as relevant) and describe how they will be engaged in project preparation:

The following table lists the stakeholders of the proposed GEF project. Included in the list are the summary of expected roles of each stakeholder in the design, development, implementation and management of the proposed project.

| Stakeholders | Expected role |
| --- | --- |
| National Environment Unit, | - Coordination of the overall project implementation and management; - Ensure the coordination between stakeholders involved in the project |
| Direction of Energy / Ministry of Energy & Environment | - Ensure consistency of the project with the institutional policy framework on Renewable Energies - Carry out the institutional capacity building in low carbon energy access; - Lead the update and implementation of the PRONIASE. - Support local communities in the planning, implementation and monitoring of the demonstrations on biogas use |
| CERESCOR, University of Conakry | - Conduct of required project researches and developments (R&D) - Conduct of tailor-made learning programs on sustainable biogas equipments and utilization - Assist the project in the creation and production of informative material about biogas and bio-digesters |
| Ministry of Finance | - Lead and provide guidance on the conception phase of the financial mechanisms and incentives - Assist in the establishment and operationalization of financial mechanisms and incentives |
| UNDP | - Provision of technical and management support to the project - Provision of M&E to the project - Ensure timeline coordination between baseline activities and GEF funded activities |
| Private sector | - Provide investment flows to the project - Ensure technology transfer and know-how - Ensure initiative sustainability |
| Local communities organization | - Promotion of demonstration sub activities - Organization and conduct of awareness raising campaigns - Ensure good buy-in from direct beneficiaries of the project |
| Women organization | - Capacity building and creation of culture of change to address the farming-biogas nexus - Ensure good buy-in from direct beneficiaries of the project - Participation in community stakeholders and ownership committee - Combat the negative perception on the use of new technologies for cooking |

Consultation with these stakeholders will be organized during the PPG phase to evaluate their capacities and capabilities and identify main roles in the project.

A.3 Risk. Indicate risks, including climate change, potential social and environmental risks that might prevent the project objectives from being achieved, and, if possible, propose measures that address these risks to be further developed during the project design (table format acceptable):

The following risks are identified but hopefully will be addressed and minimized through appropriate mitigation measures.

| Risk | Level of Risk | Mitigation Action |
| --- | --- | --- |
| Risks related to the technologies to introduce; in particular the bio-digesters and their operation. Although the project will be going to establish proven technologies, there might still be risks involved, such as the type of bio-digesters proposed could prove to be unsuitable for the designated areas or too complex to manage | High | The project intends to utilize proven feasible and affordable technologies and duplicate solutions that have been successfully introduced in several countries in the region. The project will establish a technology transfer from successful examples in African countries. Successful initiatives in African countries will be reproduced in Guinea (Biogas deployment methods were used in similar existing biomass programs in Senegal, Burkina Faso, Kenya, Ethiopia, Uganda, and Tanzania). Experience of SNV will also be used. On the bio-digesters type, the PPG phase will help to define the suitable type that suits the local Guinea conditions |
| Economic/financial risk: risks of lack of affordability, limited supply of feedstock making the bio-digesters less viable to operate; the risk of the government introducing alternative, cheaper, perhaps subsidized fuels, like LPG; making biogas based systems less viable and attractive. The subsidization is also a risk as it may face lack of available fund | Moderate | The project will define the economic benefits and financial viability of bio-digesters. A feasible and suitable microfinance scheme will be developed to support the scale up of their manufacturing. However, if an unexpected lack of affordability of biogas production occurs due to local Government measures, the project will emphasize on international affordability such as carbon market. On the subsidy mechanism, the project will work to increase the efficiency and sustainability of the system by reducing gradually the subsidy amount across the years, to make the bio-digesters fully marketable. |
| Investment in the field of climate/environment is extremely poor in Guinea | Moderate | The project will put in place good legal framework in order to provide some guarantees to investors in the field of climate/environment |
| Microfinance loans have been trialed for biogas systems, but MFIs may be reluctant to engage themselves | Low | The project will provide a good environment of confidence between biogas production chains. If MFIs asks for more guarantees, cattle can be used as a deposit on the loan (as most systems require the owner to have at least 2 cows for the supply), even though that cows can die and are a high risk; the CleanStart approach will also strengthen the capacity of MFI’s to engage in lending to this subsector. |
| Regulatory framework: The enactment of the proposed regulatory framework and certification of bio-digesters faces many delays; Political will: any change in this can be problematic because the success of this project will be determined to a large degree on effective enforcement, which will not be possible without strong political will. | Moderate | Having realized the co-benefit of the interventions, the Government buy in will play a central role in this proposed project and there is strong political will to improve the enabling policy and regulatory framework for encouraging investments in standardized and certified technologies |
| Feedstock: There is not sufficient manure of agriculture waste to feed the bio-digesters | Moderate | The project will emphasize on the diversification of feedstock sources. Mixed and diversified waste will be promoted instead of one single manure type or one single type of agriculture waste. |
| Timeline: The implementation of the baseline program PRONIASE is delayed, as some delays may occur during every project/program implementation. | Low | If such situation occurs for the large PRONIASE program during the implementation of this proposed GEF project, timelines and consultations will be conducted to ensure coordination. UNDP as the GEF implementing agency will also ensure the coordination between the two timelines, as UNDP is also part of the PRONIASE. |
| Climate Change risk - Climate change is expected to change Guinea’s biomass production, accelerates land degradation, and modifies the hydrological systems. If the effects of this will be experienced during the project implementation, the cattle and livestock waste can be affected. | Low | The project will promote and influence the application of low carbon solutions and access to modern energy that will alleviate the human pressure towards the forest. However, if cattle and livestock waste are affected, other type of feedstock will be explored and emphasis will be shifted towards more urban applications that use organic urban waste as feedstock. |
| Overall Risk Level | Moderate |  |

A.4. Coordination. Outline the coordination with other relevant GEF financed and other initiatives:

During the PPG phase, in-depth consultations will be undertaken to establish partnerships and practical modalities for linking and collaborating with several ongoing and planned modern energy access related projects/programs in Guinea. This is not only to avoid unnecessary duplication but also to ensure that GEF resources build on the progress and achievements made to date through such initiatives. A strategy and plan for collaboration with relevant ongoing and planned initiatives such as those stated below will be prepared during the preparatory phase, including defining the roles and responsibilities of critical stakeholders.

The proposed GEF project will particularly coordinate with the PRONIASE (National Integrated Program for Access to Modern Energy Services) and its sub programs. The project will also liaise with other ongoing GEF funded projects in the country, such as UNDP/GEF Biodiversity project PROGEDE (Sustainable Management of Globally Significant Endemic Ruminant Livestock in West Africa) and UNDP/GEF LDCF project on strengthening farmer communities’ livelihoods resilience against climate changes.

Initial discussions were conducted with the implementers/owners of the identified relevant projects that are ongoing and planned in the country, particularly those that will used as baseline for the proposed GEF project. A strategy and plan for collaboration with relevant ongoing and planned initiatives will be prepared during the preparatory phase. It will include the delineation of the roles and responsibilities of the project implementers and owners, the scheduling of the baseline activities, the arrangements for the monitoring and reporting of results of the baseline activities that they will implement, and the joint evaluation of the results and outcomes of the baseline and incremental activities. The CEO endorsement request document will include a detailed description of the coordination mechanism.

Description of the consistency of the project with:

B.1 National strategies and plans or reports and assessments under relevant conventions, if applicable, i.e. NAPAS, NAPs, NBSAPs, national communications, TNAs, NCSAs, NIPs, PRSPs, NPFE, Biennial Update Reports, etc.:

National Energy Policy

Guinea adopted a National Energy Policy in 2007. The main priorities defined in the Policy are:

- Institutional reform of the Electricity Company of Guinea (EDG)

- Establish an institutional and organizational architecture to promote the use of renewable energies, the developments of biofuels and the access to energy services in rural areas

- Develop an energy strategy in order to make energy available for the main urban areas

- Private sector involvement in the production of decentralized and off-grid energy.

- Establish institutional measures to ensure consistency between energy development and the increasing demand of energy from households and industries (such as mining or processing industries).

This proposed GEF-funded project is in line with the National Energy Policy.

National Communications

The Second National Communication is still under development. But the Initial National Communication Report (INC, 2002) highlighted that the LUCF, Agriculture and Energy sectors are the major sources of GHG emissions. Energy use in Guinea is characterized by the dominance of biomass for cooking and diesel generators for electricity generation in the domestic sector. The residential emissions (CO2 from households) represent 86% of total emissions in the Energy sector.

Three major mitigation measures were proposed in the INC Report to reduce GHG emissions in the Energy sector:

- The utilization of solar PV for lightings

- The promotion of biogas in rural areas

- The promotion of LPG in urban areas

The proposed GEF-assisted project is in line with the second climate change mitigation action stated in the INC report.

Nationally Appropriate Mitigation Actions (NAMA)

With the support of the AfDB (African Development Bank), Guinea conducted a NAMA formulation exercise in 2011. The exercise highlighted sectors where Climate Change Mitigation is possible, Mitigation scenarios, and list of implementable projects with high mitigation potential.  The NAMA formulation concerned 6 sectors: Energy, Agriculture, and Forestry (LUCF and REDD), Industrial processes, Waste and Transport. Guinea is emitting 2,409 Gt eqCO2 and this will be double by 2020 in the current business as usual scenario.

This proposed GEF-funded project is in line with major recommendations of the NAMA document, mainly in the Energy sector (Elaborate and apply Renewable Energy development strategies) and in the Waste sector (Good waste management for energy and agriculture development, through Biogas production).

National Portfolio Formulation Exercise (NPFE)

This project is among the priority GEF-5 CCM projects stated in the National Project Formulation Document (NPFD). The NPFD specifically states UNDP as the GEF Agency for this project.

B.2. GEF focal area and/or fund(s) strategies, eligibility criteria and priorities:

This project is consistent with the GEF-5 strategy to address climate change, especially the Objective 3 (Renewable Energy: Promote investment in renewable energy technologies), as it promotes the use of renewable energies (Biomass) through sustainable biogas production. GEF Climate Change Strategy Objective 3 promotes putting in place a policy and regulatory framework to support renewable energy. It also supports using GEF funds to catalyze increased investment in renewable energy projects.

B.3 The GEF Agency’s comparative advantage for implementing this project:

The proposed project is clearly within the comparative advantages of UNDP as stated in the GEF Council Paper C.31.5 “Comparative Advantages of GEF Agencies”. UNDP is one of the few GEF agencies present in the country. It has the ability to mobilize and make available quality technical expertise to develop policies and strategies, particularly in climate mitigation and adaptation, social sectors, governance and environmental management and risk disasters; Knowledge and ability to take into account the rights and basic needs of the most vulnerable segments of the population; The ability of partner, mobilize and empower the communities and individuals to identify and own their problems and come up with pragmatic solutions; The focus on capacity building in all areas of support; and, Confidence among populations and national and international partners.

UNDP has also developed and implemented in Guinea many projects related to Energy and Environment, among them 7 GEF projects:

This project also feeds under the UNDP-GEF EITT (Energy, Infrastructure, Technology and Transport) Signature program number 1 “SP1 – Clean Energy” Promoting access to clean and affordable energy systems and services. This signature programme aims at improving the energy access, use and supply through the promotion of distributed clean energy systems, based mainly on sustainable use of biomass and other renewable energies, delivering electricity, provide clean fuel for heating and cooking, promoting great efficiency and the productive use of energy. The project also feeds under the CleanStart approach based on microfinance. CleanStart (Microfinance Opportunities for a Clean Energy Future) is a new UNDP/UNCDF programme to help poor households and micro-entrepreneurs access financing from microfinance institutions coupled with technical assistance for low-cost clean energy applications. In Guinea, the project is in line with the United Nations Development Assistance Framework (UNDAF 2013-2017). UNDAF aimed to reduce poverty, the degradation of basic social indicators, and set the country on a pathway to sustainable development.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

A.   Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S): (Please attach the Operational Focal Point endorsement letter(s) with this template. For SGP, use this OFP endorsement letter).

| Name | Position | Ministry | Date (MM/dd/yyyy) |
| --- | --- | --- | --- |
| Mr. Amadou Sébory Touré | Director FSE (Guinea Environment Protection Funds) / GEF OFP | Ministry of Energy & Environment | Aug 29, 2012 |

B.  GEF Agency(ies) Certification

| This request has been prepared in accordance with GEF/LDCF/SCCF/NPIF policies and procedures and meets the GEF/LDCF/SCCF/NPIF criteria for project identification and preparation. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Agency Coordinator, Agency name | Signature | Date (MM/dd/yyyy) | Project Contact Person | Telephone | Email Address |
| Adriana Dinu Officer-in-Charge UNDP/ GEF |  | April 5, 2013 | Saliou Toure Portfolio Manager Energy, Infrastructure, Transport and Technology (EITT) | +221 33 869 07 89 | Saliou.toure@undp.org |

Project ID number will be assigned by GEFSEC.

Refer to the reference attached on the Focal Area Results Framework when completing Table A.

TA includes capacity building, and research and development.

Decision makers and relevant stakeholders are: Department of Energy, Department of Environment, Department of Agriculture, Local authorities in districts where bio-digesters will be installed, CERESCOR and University research institutes

Public partners are mainly the Ministry of Energy and CERESCOR; Private partners are representatives of micro finance institutions, farmers (livestock and agriculture), civil enterprises, biogas technology holders and women organizations. There are also other partners like UNDP and local NGOs.

To be calculated as percent of subtotal.

On an exceptional basis, PPG amount may differ upon detailed discussion and justification with the GEFSEC.

PPG fee percentage follows the percentage of the GEF Project Grant amount requested.

Part II should not be longer than 5 pages.

Source: FAO

There are 3 distinct, but interconnected, markets to be developed under this project. It is detailed in section “Incremental cost reasoning and expected contributions from the baseline, the GEFTF and co-financing”.

Department of Energy, Department of Environment, Department of Agriculture, Local authorities in districts where bio-digesters will be installed, CERESCOR and University research institutes