World Bank PCN Stage: GEF Data Sheet

Project Type: full-Size project

GEF TRUST FUND

project information

| Project Title: | Improving Rural Energy Access in Deficit States/ Prepare: Program to establish pilots for access through renewable energy |  |  |
| --- | --- | --- | --- |
| Country(ies): | India | GEF Project ID: | 5364 |
| GEF Agency(ies): | WB | GEF Agency Project ID: | P144678 |
| Other Executing Partner(s): | Ministry of New & Renewable Energy | Submission Date: |  |
| GEF Focal Area (s): | Climate Change | Project Duration (Months) | 60 |
| Name of parent program (if applicable): - For SFM/REDD+ |  | Agency Fee ($): | 1,156,000 |

- INDICATIVE Focal Area Strategy framework

| ### Focal Area Objectives | Trust Fund | Indicative Grant Amount ($) | ### Indicative Cofinancing ($) |
| --- | --- | --- | --- |
| CCM-3: Renewable Energy: Promote investment in renewable energy technologies | GEF TF | ### 12,844,000 | ### 28,000,000 |
| Total Project Cost |  | ### 12,844,000 | ### 28,000,000 |

###### Indicative Project description summary

.

| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | Indicative Grant Amount ($) | ### Indicative Co-Financing ### ($) |
| --- | --- | --- | --- | --- | --- |
| ### Component 1: Viability Gap Funding for DDG project in Bihar and UP | INV | - To demonstrate renewable energy based decentralised models of improving energy access in target states of UP & Bihar | - No. of households with new electricity connection (No.) - Increase in household consumption (kWh) - Increase in number of hours of supply for electrified consumers (No.) | ### 10,000,000 | ### 28,000,000 |
| Component 2: Technical Assistance | TA | - Capacity building of various stakeholders - Verification of results/milestones through third party consultants | - Skill building courses and tool kits at state Industrial Training Institute - Monitoring and Verification reports submitted by the third party | 2,844,000 | 0 |
| Sub-total |  |  |  | 12,844,000 | ### 28,000,000 |
| Project Management Costs (PMCs) |  |  |  | n/a | ### n/a |
| Total project costs |  |  |  | 12,844,000 | ### 28,000,000 |

- Indicative Co-financing for the GEF financing by source and by name ($)

| Sources of Cofinancing | Name of Cofinancier | Type of Cofinancing | Amount ($) |
| --- | --- | --- | --- |
| Government | Ministry of New & Renewable Energy | Subsidy | 14,000,000 |
| Private sector | Project Developer | Equity | 14,000,000 |
| Total Cofinancing |  |  | 28,000,000 |

- indicative trust fund Resources Requested by agency, Focal Area  and country

| Type of Trust Fund | GEF Focal Area | Country Name/Global | GEF Grant Amount (a) | Agency Fee (b) | Total c=a+b |
| --- | --- | --- | --- | --- | --- |
| GEF | Climate change | India | 12,844,000 | 1,156,000 | 14,000,000 |
| Total Grant Resources |  |  |  |  | 14,000,000 |

- PPG  Amount requested by agency(ies), focal area(s) and country(ies): No PPG requested