PROJECT IDENTIFICATION FORM (PIF)

Project Type:

Type of Trust Fund:

For more information about GEF, visit TheGEF.org

PART I: Project INFORMATION

| Project Title: | Deployment of Renewable Energy and Improvement of Energy Efficiency in the Public Sector |  |  |
| --- | --- | --- | --- |
| Country(ies): | Jamaica | GEF Project ID: | 5843 |
| GEF Agency(ies): |  | GEF Agency Project ID: | 4900 |
| Other Executing Partner(s): | Petroleum Corporation of Jamaica (PCJ), with support from Ministry of Science Technology, Energy and Mining (MSTEM), amongst others | Submission Date: Resubmission Date: | 2014-04-30 2014-06-05 |
| GEF Focal Area (s): |  | Project Duration (Months) | 48 |
| Name of parent program (if applicable): - For SFM/REDD+ □ - For SGP □ |  | Agency Fee ($): | 119,223 |

00

- indicative Focal AREA STRATEGY Framework:

| ### Focal Area Objectives | ### Expected FA Outcomes | ### Expected FA Outputs | ### Trust Fund | ### Indicative ### Grant Amount ($) | ### Indicative Co- ### Financing ($) |
| --- | --- | --- | --- | --- | --- |
|  | Outcome 2.1 Appropriate policy, legal and regulatory frameworks adopted and enforced | 2.1 Energy efficiency policy and regulation in place | GEFTF | 218,791 | 995,857 |
|  | Outcome 2.2 Sustainable financing and delivery mechanisms established and operational | 2.2 Investment mobilized |  | 617,868 | 6,169,980 |
|  |  | 2.3 Energy savings achieved |  |  |  |
|  | Outcome 3.1 Appropriate policy, legal and regulatory frameworks adopted and enforced | 3.1 Renewable energy policy and regulation in place | GEFTF | 127,567 | 660,295 |
|  | Outcome 3.2 Investment in renewable energy technologies increased | 3.2 Renewable energy capacity installed |  | 290,761 | 2,922,622 |
| Total Project Cost |  |  |  | 1,254,987 | 10,748,754 |

- indicative PROJECT Framework

| Project Objective: To advance a low carbon development path and reduce Jamaica’s public sector energy bill through the introduction of renewable energy (RE) and improvement in energy efficiency (EE) in the health sector |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Indicative Grant Amount ($) | ### Indicative Cofinancing ($) |
| 1. Individual and institutional RE and EE knowledge and capacity strengthening in Jamaica’s public sector | TA | 1. Technical knowledge and capacity strengthened through the demonstration of the benefits of RE and EE technologies in Jamaica’s public sector | 1.1. Training on RE and EE equipment, system and product installation, technical certification and inspection in the Jamaican health sector (e.g. solar water heating and photo voltaic, and energy efficient air conditioning & lighting) targeting students, technicians, ESCOs and relevant civil servants | GEFTF | 100,000 | 856,483 |
| 2. Regulatory developments for the deployment of RE and EE promotion in Jamaica’s public sector | TA | 2. Legal instruments and other provisions developed and enforced for the promotion of RE and EE investments in Jamaica’s public sector | 2.1. Development and adoption of a codified system for licensing, net billing, inspection and certification of RE and EE equipment, systems and products (e.g. solar water heating and photo voltaic, and energy efficient air conditioning & lighting) in the Jamaican health sector applicable to the rest of the public and the commercial sector (e.g. private-owned hospitals, tourism and public buildings) 2.2. Enforcement of new rules and procedures on net billing, licensing and inspection of RE and EE installations (e.g. solar water heating and photo voltaic, and energy efficient air conditioning & lighting) including but not limited to minimum energy performance standards (i.e. quality standards & labels testing and setting of energy certification and system/product audits; self-generation licensing, rules for electrical installations; mandatory energy audit provisions) | GEFTF | 200,000 | 584,887 |
| 3. Economic and fiscal instruments for the uptake of RE and EE technologies in the Jamaica’s public sector | TA | 3. Derisking measures and other incentives established in place for the scale up of RE and EE investments in Jamaica’s public sector | 3.1. Financial and other institutional incentives mechanisms in place (e.g. tax breaks / rebates for ESCOs) to catalyze RE and EE programs nationwide (inc. bulk procurement, energy performance and savings contracts, and other to be confirmed during the PPG phase) | GEFTF | 46,358 | 285,714 |
|  | Inv |  | 3.2. Investment packages funded for the health and other selected public sectors for the scale up of RE and EE (e.g. solar water heating, solar photo voltaic, energy efficient air conditioning and lighting) installations and retrofits nationwide further to 1 MW worth of installations in the Jamaican health sector targeting 10-15 hospitals –to be confirmed during the project PPG preparatory phase–approx. worth 37GWh of savings, 33 ktCO2 of direct and 349 ktCO2 indirect avoided emissions) Note: at PIF approval stage US$278k worth of electricity savings per year associated to the GEF portion of this investment component has been estimated leading to over US$1m worth of savings by the end of the project, thus triggering the use of the identified soft-loan cofinancing (US$4m, currently subject to a fiscal constraint on public expenditure) for similar interventions in the health and other public sectors (and its replication in the the commercial sector, e.g. private clinics, tourism facilities) |  | 794,539 | 8,044,508 |
| Subtotal |  |  |  |  | 1,140,897 | 9,771,592 |
| Project Management Cost (PMC) |  |  |  | GEFTF | 114,090 | 977,162 |
| Total Project Costs |  |  |  |  | 1,254,987 | 10,748,754 |

- Indicative Co-financing for the project by source and by name if available, ($)

| Sources of Co-financing | Name of Co-financier | Type of Co-financing | Amount ($) |
| --- | --- | --- | --- |
| National Government | Petroleum Corporation of Jamaica; Ministry of Health; Ministry of Science, Technology, Energy and Mining; Planning Institute of Jamaica; Ministry of Water, Land, Environment and Climate Change | In-kind | 5,005,659 |
| National Government | Ministry of Science, Technology, Energy and Mining (IADB Loan) | Soft Loan | 4,000,000 |
| National Government | Petroleum Corporation of Jamaica (PCJ), National Health Fund (NHF) | Cash | 952,381 |
| GEF Agency | UNDP | In-kind | 505,000 |
| Private Sector | Private Sector Organization of Jamaica (PSOJ) | In-kind | 285,714 |
| Total Co-financing |  |  | 10,748,754 |

- Indicative trust fund RESOURCES ($) Requested by Agency, Focal Area and Country1

| GEF Agency | Type of Trust Fund | Focal Area | Country Name/Global | Grant Amount ($) (a) | Agency Fee ($) (b) | Total ($) c=a+b |
| --- | --- | --- | --- | --- | --- | --- |
| (select) | (select) | (select) |  |  |  | 0 |
| Total Grant Resources |  |  |  | 0 | 0 | 0 |

1 In case of a single focal area, single country, single GEF Agency project, and single trust fund project, no need to provide information for this table. PMC amount from Table B should be included proportionately to the focal area amount in this table.

2 Indicate fees related to this project.

- Project preparation grant (ppg)

Please check on the appropriate box for PPG as needed for the project according to the GEF Project Grant:

Amount		Agency Fee

Requested ($)		for PPG ($)

- (upto) $100k for projects up to & including $3 million	     100,000		          9,500

PPG   Amount requested by agency(ies), focal area (s) and country(ies) for MFA and/or MTF project only

| Trust Fund | GEF Agency | Focal Area | Country Name/ Global | (in $) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | PPG (a) |  | Agency Fee (b) |  | Total c=a+b |
| (select) | (select) | (select) |  |  |  |  | 0 |  |
| Total Grant Resources |  |  |  | 0 | 0 |  | 0 |  |

MFA: Multi-focal area projects;	MTF: Multi-Trust Fund projects.

part ii:  project JustiFicatioN

- Project Overview

A.1. Project Description. Briefly describe the project, including ; 1) the global environmental problems, root causes and barriers that need to be addressed; 2) the baseline scenario and any associated baseline projects; 3) the proposed alternative scenario, with a brief description of expected outcomes and components of the project; 4) incremental cost reasoning and expected contributions from the baseline , the GEFTF, LDCF/SCCF and co-financing; 5) global environmental benefits (GEFTF, NPIF) and adaptation benefits (LDCF/SCCF); 6) innovativeness, sustainability and potential for scaling up

i. THE GLOBAL ENVIRONMENTAL PROBLEMS, ROOT CAUSES AND BARRIERS THAT NEED TO BE ADDRESSED - Jamaica is approximately 90% dependent on fossil fuels for its energy demands. In 2012, the country spent US$2.2 billion on imported oil (about 15% of GDP). At about US$0.40 per KWh, the cost of energy is quite high for consumers, also reducing the competitiveness of the local economy. Under the current agreement with the International Monetary Fund (IMF), the Government of Jamaica (GOJ) is also impelled to cut public sector expenditure (including reducing its energy bill and increasing energy efficiency). The GOJ aims at cutting public sector energy consumption by 15% through significant improvement in energy efficiency (EE) and the deployment of RE technologies (RETs). The total public sector electricity bill for 2012 was J$15.4 billion (US$171.1 million) with energy consumption approx. 477 GWh. Although the health sector accounted for 6% of total public sector electricity bill in 2012 at a cost of J$919.171 million (US$10.2 million), and 30 GWh/yr of energy consumption, sustainable energy measures assessed in hospitals (e.g. 22 hospital audits were carried out in 2006) have not resulted in actual RETs and EE investments despite its importance. Indeed, due to Jamaica’s public sector electricity bill, it has become extremely difficult for the GOJ to provide adequate and additional services and/or upgrade public health facilities. The country’s high debt burden and economic challenges limit its ability to provide satisfactory healthcare to its population (according to these audits, several public hospitals have low power factors, contributing to high and inefficient electricity consumption, or lack access to hot water, undermining service quality). In 2006, the Petroleum Corporation of Jamaica (PCJ), an implementing arm of the Ministry of Science, Technology, Energy and Mining (MSTEM), compiled a Hospitals Energy Efficiency Investment Package developed from subsequent Energy Audits reports undertaken by the Jamaica Public Service Company’s Demand Side Management Programme (incl. 4 public hospitals) and the UNDP-funded Environmental Management in Hospitals and Schools Programme (incl. 22 public hospitals). Several barriers constrain Jamaica’s further investment in renewable energy and energy efficiency (see below): Barrier type; Barrier Descriptions. Regulatory Policy / Legal: Limited enforcement of provisions for RETs and EE; - Limited enforcement of energy performance standards for RETs and EE equipment enshrined in the NEP - Lack of uniform net-metering and interconnection standards for small-scale power generation units (SPVs) - Absence of clarity on licensing processes and billing arrangements for off-grid/on-grid/self generation - No building code enforcement for items such as solar water heaters, amongst other equipment - Absence of penalties for not meeting renewable energy targets in the National Energy Policy - No restrictions on the quality and other features of RETs/EETs (e.g. life-cycle cots, wattage). Institutional / Technical: Limited awareness of the benefits of RETs and EE products; - Limited technical expertise in public sector institutions (particularly in Jamaica’s health sector) tasked to oversee electricity equipment purchases and performance (e.g. quality standards, cost-benefit analysis) - Public generation and grid system losses (both technical and non-technical) exceeding the total renewable energy produced, contributing to high electricity prices to absorb inefficiencies - Lack of critical mass of certified RE/EE students, installers and entrepreneurs to address the demand for energy savings and performance contracts (i.e. ESCOs) required to address it. Market / Financial: Lack of incentives for investment in clean energy / efficient products; - Despite high electricity costs (nearly US$0.40/kWh), the upfront cost of SETs & EE in buildings/lighting deters investment more clean electricity/energy efficient equipment in most public hospitals - Higher-quality EE & SET products are too expensive, so most hospitals buy conventional incandescent lamps, inefficient air conditioning, and cheaper/lower quality solar PV panel types - Lack of fiscal, economic or other financial incentives to promote low carbon development investments - Lack of dedicated grants or soft loans for relevant research, development and exploration. - This proposal is designed to address the above constraints in Jamaica. The project will promote the deployment of renewable energy generation, and the improvement of energy efficiency in Jamaica’s public hospitals to reap the benefits and opportunities identified by energy audits to be implemented. The interventions in the health sector are expected to have a catalytic effect in the entire public sector, helping the country reduce its high dependency on fossil fuels, and reduce its public expenditure devoted to energy investments and footing its hefty electricity bill. ii-iv. THE BASELINE SCENARIO AND ANY ASSOCIATED BASELINE PROJECTS; PROPOSED ALTERNATIVE SCENARIO, WITH A BRIEF DESCRIPTION OF EXPECTED OUTCOMES AND COMPONENTS OF THE PROJECT; AND, INCREMENTAL COST REASONING AND EXPECTED CONTRIBUTIONS FROM THE BASELINE, THE GEFTF, LDCF/SCCF AND CO-FINANCING - Jamaica’s Hospitals Energy Efficiency Investment Package was developed in 2006 for twenty-two Jamaican hospitals, under assignment by the PCJ. The package included several energy efficiency measures (mostly focused on air conditioning and lighting), but also solar energy technologies (e.g. water heating and other provisions for the building envelope). However, the GOJ’s US$5.5 million estimated contribution is yet to materialize. Alternative sources of funding identified include approx. US$1m cash contributions from the PCG and the NHF, insufficient to cover the capital outlay budgeted for by the investment package. In addition, GOJ’s in-kind component of this outlay, others committed by the private sector (PSOJ US$0.3m in-kind contribution), and the cash earmarked by PCJ/NHF do not provide for local content and capacity development requirements (e.g. training of technicians, installers and key public sector counterparts) to make them replicable and sustainable (note: the GEF/UNEP Promoting Energy Efficiency & Renewable Energy in Buildings project targets training on buildings, not RE/EE equipment, its installation, including certification and inspection required to maintain these systems). Part of this support would come from an IADB soft loan, US$4m of which are earmarked to cover technical assistance for the design, implementation and knowledge management of similar RE/EE investments, subject to the introduction and demonstration of the benefits needed for future investment scale-ups. The US$1.4 million GEF-financed UNDP-supported intervention is set to help Jamaica address gaps preventing funding from materializing: Component; Business-As-Usual; GEF Alternative. 1. Individual and institutional RE and EE knowledge and capacity strengthening in Jamaica’s public sector; Hospital and other public investment packages are identified but the critical mass of local experts and entrepreneurs (i.e. ESCOs) required for the private sector to absorb additional public and industry demands for their energy performance services do not exist. Parallel initiatives (e.g. GEF/UNEP EE project) are only focused on building performance.; Capacity development efforts through training on RE and EE (e.g. solar water heating and photo voltaic, and energy efficient air conditioning and LED lighting) equipment, system and product installation, technical certification and inspection in the Jamaican health sector, which helps raise awareness on the benefits (low carbon, energy savings, sustainable development) of undertaking similar investments in other hospitals. The focus on appliances broadens the training scope to students, technicians and entrepreneurs beyond buildings (e.g. architects), thus promoting employment. $956,483; $856,483; $100,000. 2. Regulatory developments for the deployment of RE and EE promotion in Jamaica’s public sector; National energy policy action plan # 2 for the period 2013-2016 is set to implement Jamaica’s 2009-2030 energy policy goal of fuelling the country’s growth down a low carbon path; however, its priority project on strengthening the policy, legislative and regulatory framework provides for enforcement mechanisms yet to be developed; Introduction and enforcement of licensing, net billing, audit inspection, certification and minimum energy performance standards of RE and EE equipment, systems and products (e.g. solar water heating and photo voltaic, and energy efficient air conditioning & lighting) in the Jamaican health sector applicable to the rest of the public and commercial sector (e.g. private hospitals, public buildings, tourism) contribute to the effective implementation of national energy policies, and its contribution to sustainable low carbon development.. $784,887; $584,887; $200,000. 3. Economic and fiscal instruments for the uptake of RE and EE technologies in the Jamaica’s public sector; The PCJ and NHF are making provisions (approx. US$1.2m of which US$0.9m is cash and the remaining is PCJ’s in-kind from the US$5.5m national government contribution previously noted) to promote RETs and EE interventions that are insufficient to match the investment requirements estimated for the hospital package program. The available IDB funding window (US$4m) could address the shortfall with additional incentives in place to scale up the investment program.; De-risking measures introduced by the project catalyze RE and EE programs nationwide (including bulk procurement, energy performance and savings contracts, amongst other to be confirmed during the preparatory PPG phase upon CEO endorsement), which contributes to the development of additional investment packages for the public and eventually the private sector that the critical mass of local companies (i.e. ESCOs) can absorb. The electricity cost savings materialized (given the short payback period to recover the initial outlay) will help Jamaica address the macroeconomic risks and uncertainty over uptake of RE/EE technologies, given IMF’s restrictions on government spending.. $10,262,371; $9,307,384 (incl. PMC); $954,987 (incl. PMC). $12,003,741; $10,748,754 (incl. PMC); $1,254,987 (incl. PMC).

- The project is expected to contribute to a reduction of Jamaica’s dependence on fossil fuel-generated electricity through the deployment of solar energy technologies and energy improvements in the country’s health sector, replicable to other areas of the public sector. The proposed approach (below) intends to address the technical, policy and financing weaknesses underscored above, tackle its root causes and associated risks, with an initial focus on 10-15 public hospitals, which should help overcome the constraints to additional investments in order to promote their replication nationwide: - Component 1: Individual and institutional RE and EE knowledge and capacity strengthening in Jamaica’s public sector – seeking to address the barrier related to limited technical knowledge, capacities and awareness about economic viability, as well as social and environmental benefits of solar energy technologies (e.g. water heating, photovoltaic generation) and energy conservation practices (e.g. efficient air conditioning, efficient lighting, amongst others): (1.1) Training on RE and EE equipment, system and product installation, technical certification and inspection in the Jamaican health sector– The project will support all relevant training and on-the-job learning through actual investments demonstrations of these technologies. The expected capacity development awareness- raising will be essential to build government support and financial commitments to RE and EE investments (e.g. solar water heating and photo voltaic, and energy efficient air conditioning & lighting) targeting students, technicians, ESCOs and relevant civil servants; - Component 2: Regulatory developments for the deployment of RE and EE promotion in Jamaica’s public sector – The project help develop legal instruments and other provisions whose enforcement will help promote these investments. These instruments will include measures that introduce technical standards for RE and EE products, with a view to support the demonstrations (component 1) and investments (component 3) intended: (2.1) Development and adoption of a codified system for licensing, net billing, inspection and certification of RE and EE equipment, systems and products–e.g. solar water heating and photo voltaic, and energy efficient air conditioning & lighting) in the Jamaican health sector. These enforcement mechanisms should develop further Jamaica’s energy policy action plans, as they will be applicable to the rest of the public and the commercial sector (e.g. private hospitals, tourism and public buildings); (2.2) Enforcement of new rules and procedures on net billing, licensing and inspection of RE and EE installations – the project will elaborate and deliver recommended processes and criteria to support and orderly promotion of solar water heating and photo voltaic, and energy efficient air conditioning & lighting) including but not limited to minimum energy performance standards (i.e. quality standards & labels testing and setting of energy certification and system/product audits; self-generation licensing, rules for electrical installations; mandatory energy audit provisions). - Component 3: Economic and fiscal instruments for the uptake of RE and EE technologies in the Jamaica’s public sector – drawing on the proposed capacity and regulatory developments, using the health sector as reference, several derisking measures and other incentives will be put in place for the scale up of RE and EE investments in Jamaica’s public sector: (3.1) Financial and other institutional incentives mechanisms in place – these would range from tax breaks or rebates for ESCOs, and the promotion of other measures such as bulk procurement for the health sector, energy performance and savings contracts, amongst other to be confirmed during the PPG phase, which will help catalyze solar water heating and photo voltaic, and energy efficient air conditioning & lighting programs nationwide in the rest of the public sector. The expected savings to be materialized after the investments take place (with a maximum expected payback period of 1-2 years) would in the long-run free up public expenditure that would cover both for the fiscal incentives and future government spending on RE/EE products; (3.2) Investment packages funded for the health and other selected public sectors for the scale up of RE and EE – working with the identified (e.g. IADB) and other potential co-financiers vis-à-vis the health and other public sectors, in order to match available funding windows with demands for solar water heating, solar photo voltaic, energy efficient air conditioning and lighting installations and retrofits, considering on the risk/reward profile of the investors. The project will target 10-15 hospitals nationwide with up to 1 MW worth of solar water heating / solar photovoltaic installations, efficient air conditioning and indoor / outdoor / street lighting (incl. LED) retrofits –to be confirmed during the project PPG preparatory phase–approx. worth 37GWh of savings, 33 ktCO2 of direct and 349 ktCO2 indirect avoided emissions). At the current PIF stage it is estimated that the GEF portion (investment component worth approx. US$795,000) would lead to approx. US$278,000 of electricity savings annually (with payback periods ranging from less than a year for savings in water pumping/heating to 4 years for more expensive air conditioning HVAC retrofits). Over US$1 million worth of public savings during the project lifetime would positively contribute to the fiscal space MSTEM requires to utilize the IADB loan (see “Risks” part II, section A.3, para. 11 below for further details on the fiscal constraint). As a result, the 4-year intervention and the results attributable to it after the GEF-funded UNDP-supported projects should lead to over US$4 million worth of savings in public expenditure (figures and investments by technology/use, and public/private sector replication/scale up to be confirmed during PPG phase).

v. GLOBAL ENVIRONMENTAL BENEFITS (GEFTF, NPIF) AND ADAPTATION BENEFITS (LDCF, SCCF)

- The corresponding global environmental benefits associated to the above outcomes are estimated below. The estimated energy savings (1.6GWh/yr) from an audit of 17 small-to-medium sized hospitals with varying electricity demand patterns is being used as an initial reference of the expected MtCO2e emission reductions from the demonstration projects and future investments (see below), with the final figures to be confirmed at the project preparation phase (at the CEO endorsement stage):

| GHG emission reduction | Activity * Emission Factor:0.9 tCO2e/MWh (avg.) ** Load Factor Range: 12-33% (2-5kWp systems) | Annual energy output (MWh)** |  | Total energy saving / generation, MWh | GHG emission reduction, tCO2e* |  | Unit Abated Cost (US$ / tCO2e) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | BAU | Project |  | Annual | Total |  |
| Direct *** *** 4yr project lifetime | Solar energy technology (SWHs/SPV system) installations (32 x 5kWp) in 5-10 hospitals | - | 465 | 1,870 | 415 | 1,675 |  |
|  | Energy efficiency retrofits/new fixtures (A/C units, 150w HPS / LED products) in 5-10 hospitals | - | 955 | 3,815 | 860 | 3,430 |  |
|  | Public sector programs (SET installations, EE new fixtures/retrofits) in approx. 15-30 public buildings | - | 7,930 | 31,700 | 7,130 | 28,530 |  |
| TOTAL Direct: |  |  |  |  |  | 33,635 | 44.09 |
| Indirect | Policy and financial de-risking for EEL / solar PV (10MW) investments (60% causality) | - | 29,200 | 350,400 | 26,280 | 315,360 | 4.70 |
| TOTAL Direct + Indirect: |  |  |  |  |  | 348,995 | 4.25 |

vi. INNOVATIVENESS, SUSTAINABILITY AND POTENTIAL FOR SCALING UP

- The UNDP/GEF renewable energy de-risking approach will be combined with energy efficiency market transformation approach for SIDS. Planned solar energy and energy efficiency equipment interventions in Jamaica do not fully consider these approaches. The identified co-financing (e.g. IADB soft loan, PCJ/NHF cash) to be catalyzed by the project are initially focusing on the procurement of equipment, with limited scope for training and capacity development required to strengthen individual and institutional capacity to absorb the expected demand for energy services. The project will address constraints requiring further consideration, for instance, permit risk (e.g. bulk procurement processes), technology/resource risk (e.g. local content/O&M skills) or social acceptance (e.g. reliability), amongst others. The sustainability of the project is based on the expected energy savings promoting expansion across the health sector (e.g. reduced utility bills), and its replication potential in the rest of the public sector (e.g. government buildings), and its scale up in the private sector. The GEF-funded project is targeting a mixture of small-to-medium sized public hospitals. It is expected that the co-financing currently associated to the project, will help cover the entire sample of hospitals for which a previous audit was carried out, once the GEF intervention addresses the barriers to the successful deployment of EE products and solar energy technologies in Jamaica. The demonstration of the benefits of EE lighting/air conditioning and solar PV/WH (emission reductions, energy savings) is expected to catalyze public investment across central and local governments, private hospitals and hotel in the country to reduce the hefty electricity costs incurred when connected to the grid. The project is supporting the development of a critical mass of local technicians (suppliers, installers) and small-medium ESCOs whose services will be marketed or demanded by both the public and private sectors. The Ministry of Finance in collaboration with PCJ will undertake regular reviews of the effectiveness of the fiscal incentives, to ensure these instruments can also support scale up in the private sector beyond the GEF-funded period. In terms of innovation, this project will demonstrate how climate change mitigation actions, supported through policy packages and market transformation initiatives can lead to sustainable development impacts. The promoted RE/EE interventions, although not innovative in terms technology use (solar water heating/pumping, efficient air conditioning/lighting) represent an alternative option to address developmental challenges (e.g. catalyze public investment in social sectors, such as health, considering public expenditure constraints) of small island developing states (SIDS). This is in line with UNDP-GEF derisking approach (see further details in “comparative” section B.3, para. 15 below), as the project shows how policy interventions (i.e. fiscal incentives to promote a market for local installers/suppliers, and helping reduce the government hefty utility bill) addresses the countries macroeconomic risk (as pictured in Annex 1), given fiscal spending restrictions). In terms of sustainability, the estimated savings during the 4-year project life (US$1m) linked to the GEF intervention, are set to trigger the utilization of the US$4m loan to MSTEM for additional RE/EE investments in the public sector (beyond the health sector). The realization of these savings would thus help address the financing gap and constrained investment in health and other social sectors, given the cost of electricity. Benefits at estimated current costs (US$0.50/kWh) include: (a) solar PV expected to be reduced to US$0.30/kWh, or lower; (b) EE air conditioning payback period of 2-4 years; and, (c) solar water heating/pumping and EE lighting payback period of 3-9 months. In terms of scale-up potential, the market transformation promoted through the GEF-funded capacity building activities (i.e. ESCO/technicians market/skill development) would provide the critical mass necessary to replicate these interventions both in the public and private sectors (e.g. other public buildings, private health facilities, tourism infrastructure).

A.2. Stakeholders. Identify key stakeholders (including civil society organizations, indigenous people, gender groups, and others as relevant) and describe how they will be engaged in project preparation:

- The project will be executed by the Petroleum Corporation of Jamaica (PCJ), with the support of MSTEM that will provide energy policy strategic oversight in collaboration with a range of institutions (see below non-exhaustive list):

| Type | Examples | Expected Roles |
| --- | --- | --- |
| Public Sector | PCJ | The PCJ is the national oil company of Jamaica that will otherwise lead the implementation of the project, promote EE and SETs. As part of its strategic plan 2008-2013 the PCJ has dedicated Hospitals, Energy Fund and Public Education programs |
|  | MSTEM | The MSTEM will support and oversee energy policy developments and EE and SETs implementation efforts promoted by the project. |
|  | MOH | The Ministry of Health will play a crucial in ensuring the benefits of pilots in Jamaica’s public hospitals are disseminated and scaled up across the health sector nationwide |
|  | MWLECC | Host of the GEF Focal Point office, the Ministry of Water, Land, Environment and Climate Change will ensure project consistency with Jamaica’s climate change policies |
| Donor partners | UNDP | GEF agency that will provide implementation oversight, project assurance and support, in addition to co-financing. It will ensure project documentation is completed on schedule. |
|  | IADB | GEF agency that has funding windows available to Jamaica to support EE and SETs interventions, and in collaboration with UNDP will help potential recipients access these |
|  | IFC | The IFC involvement through its SEF (sustainable energy finance) Caribbean initiative will help the project catalyze its awareness raising and market transformation efforts. |
| Civil Society | UWI Mona Campus | The University of West Indies will help the project target technical training and support capacity development efforts for targeted sectors (public sector, health facilities) |

A.3. Risk. Indicate risks, including climate change, potential social and environmental risks that might prevent the project objectives from being achieved, and, if possible, propose measures that address these risks to be further developed during the project design (table format acceptable):

- This project faces a number of inherent risks. Attention will be paid to the following key five (5) risks from the project preparation stage. Additional mitigation measures will be considered at CEO endorsement stage, as necessary. At the PIF stage, Jamaica’s exposure to climatic risks (as many other small island development states) and current restrictions on fiscal expenditure (under the IMF’s public debt management) are highly likely to impact project delivery:

| Risks | Likely | Remedial actions |
| --- | --- | --- |
| 1. Climate variability in Jamaica exacerbating extreme weather events, such as hurricanes, severe storms and other patterns leading to infrastructure disruption | High | The climate resilience of the proposed energy-efficient and solar photovoltaic installations will be addressed by ensuring that the design and installation of the systems places emphasis on their ability to withstand extreme conditions. Project implementation will also target public buildings and infrastructure expected to be used as shelter during extreme weather events (e.g. hurricanes, cyclones, storms), as electricity cost savings from any disaster risk response will free up public expenditure space to address other basic needs (e.g. water, food, health). |
| 2. Lack of coordination amongst various stakeholders and partners with various energy and climate change roles in Jamaica | Medium | The project will ensure the coordination and integration of support to energy and climate change objectives, in line with Jamaica’s National Energy Policy 2009-2030, by hosting the project at the PCJ, in close collaboration with MSTEM (energy policy oversight), and guidance from MWLECC (climate change policy oversight). These three institutions are tasked to engage other beneficiary ministries and public entities. |
| 3. Limited public sector uptake after EE / SETs grant-funded investments take place considering existing restrictions on public expenditure | High | The costs and risks associated with the proposed EE/SET installations will be shared between the project, the Government and the private developers who are expected to engage with, and invest in, this project (i.e. local ESCOs, installers and technicians). The project’s market transformation approach will primarily focus on addressing the policy de-risking concerns government may have prior to additional investments. At PIF stage, the de-risking approach will focus on the macroeconomic risk, as associated to the likelihood that IMF restrictions on Jamaican government expenditure may affect the country’s ability to invest on EE/SETs (other related risks will be identified during the PPG stage). |
| 4. Non approval of expected fiscal, economic and financial incentives to address the first-cost concerns behind EE and SETs purchases | Medium | Access to cleaner energy sources has been placed high enough in the government agenda, given the high electricity tariffs, and the costs to Jamaica’s public sector, ultimately passed on to taxpayers. Budgetary allocations will be closely monitored to ensure provision is made to support planned energy-efficient and solar energy technology investments, with the direct engagement of the Ministry of Finance. |
| 5. Low capacity and awareness to support project formulation, preparation and start-up implementation (e.g. proposal development, tendering, oversight) | Low | The requested project preparation resources will address this concern. Actions will be proposed to ensure above-mentioned government entities, the targeted hospitals and local ESCOs sector fully participate in the capacity development interventions, with the required technical and policy oversight of the project and GEF agency. The project communication strategy will target all other stakeholders. |

A.4. Coordination. Outline the coordination with other relevant GEF financed and other initiatives

- UNDP’s implementation support will ensure scientific, technical and financial coordination with the Caribbean Community Climate Change Centre (CCCCC) and the World Bank, as partners in the SIDS DOCK initiative, with bilateral donor support from Denmark/Japan. Jamaica is eligible to grants as a SIDS DOCK member, and the project will engage the partners of the SIDS DOCK Caribbean Energy Efficiency Lighting proposal under formulation and start-up implementation in the second quarter of 2014. The project will also complement other initiatives implemented in Jamaica to expand RE as well as improve EE in the public sector, including: (a) UNDP-funded previous work to advance the development of RE in Jamaica; (b) GEF/UNEP’s Promoting Energy Efficiency and Renewable Energy in Buildings in Jamaica (which does not target the health sector); (c ) UNDP/GEF Third National Communication to the UNFCCC. To avoid any potential duplication, given similarities in energy interventions albeit with scope differences in Jamaica and the region, other GEF (e.g. UNEP, World Bank) and non-GEF (CCCCC) agencies will be included as counterparts in the project implementation arrangements (e.g. project board, advisory roles) to be confirmed at the CEO endorsement stage.

- Description of the consistency of the project with: B.1. National strategies and plans or reports and assessments under relevant conventions, if applicable, i.e. NAPAS, NAPs, NBSAPs, national communications, TNAs, NCSAs, NIPs, PRSPs, NPFE, Biennial Update Reports, etc.: - The project contributes to Jamaica’s National Energy Policy 2009-2030, it is consistent with its action plan proposed for the 2013-2016 period, and Jamaica’s First and Second National Communications to the UNFCCC (the Third is under elaboration) all of which pinpoint the policy and capacity barriers to renewable energy and energy efficiency delivery. B.2. GEF focal area and/or fund(s) strategies, eligibility criteria and priorities: - The project is in line with the low carbon development ambitions of Dominica and consistent with GEF-5’s Climate Change Mitigation Objective no. 2 (Promote energy efficiency market transformation) and 3 (Promote investment in renewable energy technologies), resulting in an enabling environment for EE lighting / solar PV technology application. B.3. The GEF Agency’s comparative advantage for implementing this project: - The project is consistent with UNDP’s implementing mandate, capacity and presence, as captured in the 2007 GEF Council document on comparative advantages (GEF/C.31/5). Its emphasis of environmental finance for market transformation is in line with UNDP’s Strategic Plan 2014-2017 followed in over 150 countries worldwide. UNDP’s capacity in this area has been recently codified in the UNDP-GEF Profile document and both the UNDP-GEF publication on “Transforming On-Grid Renewable Energy Markets”, and the “Derisking Renewable Energy Investment” (Note: the current UNDP-GEF portfolio in the Latin America and Caribbean features one project in El Salvador with specific energy saving interventions in the health sector with 1-2 year payback periods). This project is in line with UNDP’s global Signature Programme no. 1 on clean energy (solar) and no. 2 on energy efficiency (built environment), with the proposed policy and financial de-risking interventions targeting Jamaica. It is also central to the 2012-2016 UNDAF for Jamaica, contributing to its “Environment” pillar, and a direct impact on Millennium Development Goal (MDG) no. 7 to “ensure environmental sustainability”.

part iIi:  approval/endorsement by gef operational focal point(s) and gef agency(ies)

- Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S):

| Name | Position | Ministry | Date (MM/dd/yyyy) |
| --- | --- | --- | --- |
| Ms. Leonie BARNABY | Senior Director | Ministry of Land and Environment | 04/25/2014 |

- GEF Agency(ies) Certification

| This request has been prepared in accordance with GEF/LDCF/SCCF/NPIF policies and procedures and meets the GEF/LDCF/SCCF/NPIF criteria for project identification and preparation. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Agency Coordinator, Agency name | Signature | Date (MM/dd/yyyy) | Project Contact Person | Telephone | Email Address |
| Adriana Dinu UNDP – GEF Executive Coordinator and Director a.i. |  | 06/05/2014 | Raul Alfaro-Pelico, Regional Technical Advisor, EITT | +5073024500 | raul.alfaro@undp.org |

anneXES

- UNDP-GEF De-risking Approach:

- The project will mainly focus on policy de-risking measures  (see figure below) to address the fiscal constraints associated to the IMF restriction on public expenditure in Jamaica; thereby, shifting the risk-reward profile of proposed financial incentives to RE/EE investments:

Source: UNDP

Project ID number will be assigned by GEFSEC.

Refer to the reference attached on the Focal Area Results Framework when completing Table A.

TA includes capacity building, and research and development.

To be calculated as a percent of subtotal.

On an exceptional basis, PPG amount may differ upon detailed discussion and justification with the GEFSEC.

PPG fee percentage follows the percentage of the GEF Project Grant amount requested.

Part II should not be longer than 5 pages.

On May 1, 2013 the Government of Jamaica entered into a formal arrangement with the IMF, with the approval of a four-year agreement under the Extended Fund Facility. This loan agreement was valued at special drawing rights (SDR) 615.38 million or (US$932.0 million) and was contingent on the implementation of prior actions focused on fiscal adjustment and public debt management, thereby limiting government expenditure on a yearly basis.