Document of

The World Bank

FOR OFFICIAL USE ONLY

Report No: XXXXXX

Project appraisal document

ON A

PROPOSED GRANT from the

global environment facility trust fund

IN THE AMOUNT OF

USD 3 MILLION

TO THE

REPUBLIC OF KIRIBATI

FOR THE

KIRIBATI ADAPTATION PROGRAM – PHASE III

JUNE 15, 2011

This document has a restricted distribution and may be used by recipients only in the performance of their official duties. Its contents may not otherwise be disclosed without World Bank authorization.

CURRENCY EQUIVALENTS

(Exchange Rate Effective March 21, 2011)

| Currency Unit | = |  |
| --- | --- | --- |
| AU$1.00 | = | US$1.00 |
| US$ | = | SDR 1.00 |

FISCAL YEAR

| January 1 | – | December 31 |
| --- | --- | --- |

ABBREVIATIONS AND ACRONYMS

| Regional Vice President: |  | James W. Adams |
| --- | --- | --- |
| Country Director: |  | Ferid Belhaj |
| Sector Director: Sector Manager: |  | John A. Roome Charles Feinstein |
| Task Team Leader: |  | Emilia Battaglini |

Table of Contents

I.	Strategic Context	1

A.	Country Context	1

B.	Sectoral and Institutional Context	2

C.	Higher Level Objectives to which the Project Contributes	4

II.	Project Development Objectives	4

A.	PDO	4

1.	Project Beneficiaries	5

PDO Level Results Indicators	5

III.	Project Description	5

A.	Project components	5

B.	Project Financing	8

C.	Lessons Learned and Reflected in the Project Design (Optional section for Track II operations)	8

IV.	Implementation	9

A.	Institutional and Implementation Arrangements	9

B.	Results Monitoring and Evaluation	10

C.	Sustainability	10

V.	Key Risks and Mitigation Measures	10

VI.	Appraisal Summary	11

A.	Economic and Financial Analysis	11

B.	Technical	11

C.	Financial Management	12

D.	Procurement	12

E.	Social (including safeguards)	12

F.	Environment (including safeguards)	13

Annex 1: Results Framework and Monitoring	15

Annex 2:  Detailed Project Description	18

Annex 3:  Implementation Arrangements	28

1	Project Administration Mechanisms	28

Financial Management, Disbursements and Procurement	29

2.1	Financial Management and Disbursement	29

3	Environmental and Social (including safeguards)	38

3.1	Environmental	39

3.2	Social	40

4	Monitoring & Evaluation	43

5	Role of Partners	43

Annex 4 Operational Risk Assessment Framework (ORAF)	44

Annex 5: Implementation Support Plan	50

Strategy and approach for Implementation Support	50

Annex 6: Team Composition	53

Annex 7: Summary of Lessons Learned from KAPII	54

Annex 8: Alignment with Partners and other Donors’ Programs	58

Annex 9: Maps	62

PAD DATA SHEET

Republic of Kiribati

Kiribati Adaptation Program Phase III

PROJECT APPRAISAL DOCUMENT

East Asia and Pacific Region

Sustainable Development Sector Unit

| Date: April 11, 2011 Country Director: Ferid Belhaj Sector Director: John A. Roome Sector Manager: Charles Feinstein Team Leader(s): Emilia Battaglini Project ID: P112615 Lending Instrument: Sector Investment Loan (GEF Grant) |  |  |  |  | Sector(s): Envir & natural res (30%); Central government administration (30%); Water supply (30%), Social prot & risk (10%) EA Category: B (Partial assessment) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Financing Data: |  |  |  |  |  |  |  |  |  |  |  |
| Proposed terms: [ ] Loan [ ] Credit [X] Grant [ ] Guarantee [ ] Other: |  |  |  |  |  |  |  |  |  |  |  |
| Source |  |  |  | Total Amount (US$M) |  |  |  |  |  |  |  |
| Total Project Cost: Cofinancing: Government of Australia Japan PHRD GFDRR Recipient (In Kind): Total Bank Financing: GEF |  |  |  | 10.8 4.85 1.8 0.9 0.25 3.0 |  |  |  |  |  |  |  |
| Borrower: Republic of Kiribati, Kiribati Responsible Agency: Office of the President Contact Person: Mr. Tangitang Kaureata, Secretary, Office of the President Telephone No.: +686 21183, Fax No.: +686 21902 Email: secretary@ob.gov.ki |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Disbursements (Bank FY/US$ m) |  |  |  |  |  |  |  |  |  |  |  |
| FY | 2012 |  | 2013 |  |  | 2014 |  |  |  | 2015 | 2016 |
| Annual | 0.50 |  | 1.50 |  |  | 2.50 |  |  |  | 3.05 | 3.00 |
| Cumulative | 0.50 |  | 2.00 |  |  | 4.50 |  |  |  | 7.55 | 10.55 |
| Project Implementation Period: 5 years Expected effectiveness date: September 1, 2011 Expected closing date: August 31, 2016 |  |  |  |  |  |  |  |  |  |  |  |
| Does the project depart from the CAS in content or other significant respects? |  |  |  |  |  |  |  | ○ Yes X No |  |  |  |
| If yes, please explain: |  |  |  |  |  |  |  |  |  |  |  |
| Does the project require any exceptions from Bank policies? Have these been approved/endorsed (as appropriate by Bank management? Is approval for any policy exception sought from the Board? |  |  |  |  |  |  |  | ○ Yes X No ○ Yes ○ No ○ Yes ○ No |  |  |  |
| If yes, please explain: |  |  |  |  |  |  |  |  |  |  |  |
| Does the project meet the Regional criteria for readiness for implementation? |  |  |  |  |  |  |  | X Yes ○ No |  |  |  |
| If no, please explain: |  |  |  |  |  |  |  |  |  |  |  |
| Project Development objective To improve the resilience of Kiribati to the impacts of climate change on freshwater supply and coastal infrastructure. |  |  |  |  |  |  |  |  |  |  |  |
| Project description [one-sentence summary of each component] C1 Improve water resource use and management through reduced leakage and wastage in existing systems, increased yield from rainwater harvesting, improved asset management and strategic planning by local agencies in water and coastal engineering, and developing a methodology for community engagement to underwrite future management of water reserves. C2 Increase coastal resilience to storm waves and flooding by implementing both hard and soft mitigation solutions including seawalls, mangrove planting and beach nourishment. C3 Strengthen the capacity of responsible agencies to manage the effects of climate change and natural disasters by providing dedicated support to the Strategic Risk Management Unit in the Office of the President, developing and implementing a national coastal management policy framework and engaging technical Ministries and sub-national authorities and communities in preparation and funding of locally managed adaptation plans (LOMAPs). C4 Project management, monitoring & evaluation with technical project managers in each of the implementing agencies and implementation support from the project management unit in the OB. |  |  |  |  |  |  |  |  |  |  |  |
| Safeguard policies triggered? Environmental Assessment (OP/BP 4.01) Natural Habitats (OP/BP 4.04) Forests (OP/BP 4.36) Pest Management (OP 4.09) Physical Cultural Resources (OP/BP 4.11) Indigenous Peoples (OP/BP 4.10) Involuntary Resettlement (OP/BP 4.12) Safety of Dams (OP/BP 4.37) Projects on International Waters (OP/BP 7.50) Projects in Disputed Areas (OP/BP 7.60) |  |  |  |  |  |  |  |  | X Yes ○ No ○Yes X No ○ Yes X No ○ Yes X No ○ Yes X No ○ Yes X No X Yes ○ No ○ Yes X No ○ Yes X No ○ Yes X No |  |  |
| Conditions and Legal Covenants: |  |  |  |  |  |  |  |  |  |  |  |
| Financing Agreement Reference |  | Description of Condition/Covenant |  |  |  |  | Date Due |  |  |  |  |

# Strategic Context

### Country Context

The Republic of Kiribati consists of 32 low lying coral islands and one raised coral island in three main island groups scattered over 3.5 million sq. km of sea in the Central Pacific between 4° N to 3° S and 172° E to 157° W.  Most of the islands are less than 2 km wide and not more than 6 m above sea level.  Twenty-one of these islands are permanently inhabited.  The total land area is 811 sq. km, of which almost half (388 sq. km) is on Kiritimati (Christmas Island) situated in the eastern Line Islands of Kiribati.  The total population of Kiribati is estimated to be 106,000 in 2010, and is projected to grow to between 119,400 and 140,400 by 2025.  The Gilbert Islands, where the bulk of the population lives, has a land area of 286 sq. km and contains the capital on Tarawa Atoll.  South Tarawa comprises 47% of the total population with relatively high population densities of up to 10,000 people per sq. km in some villages.

Only some 18% of the population is in permanent employment, and over half of these work for the government.  Approximately 47% of the population lives in South Tarawa, and this is a magnet for internal migration from the outer islands.  South Tarawa provides opportunities for cash employment and consumption, as well as access to higher education and specialist social services not available elsewhere in Kiribati.  This has led to population growth of 5.2% in recent years into both North and South Tarawa.  The UNDP noted that South Tarawa recorded the highest incidence of basic needs poverty in Kiribati, affecting 18.3% of households and 24.2% of the population.  A household census of Betio and Bairiki villages conducted by the Sustainable Towns Programme (STP) in November 2009 found that the per capita income of 70% of residents in the two villages was less than US$1.75/day.  In 2006, with a Gini Coefficient of 0.35, South Tarawa was reaching a high level of inequality.

The revenue of Kiribati is drawn primarily from five main sources: (i) the sale of fishing licenses (access fees account for more than 50% of annual non-grant government revenue and add about 22% to the GDP); (ii) official development assistance from overseas; (iii) The Kiribati Revenue Equalization Reserve Fund (RERF); (iv) general taxation; and, (v) tariffs paid by households for services.  A high dependency on fragmented donor contributions, reliance on costly and inefficient state owned enterprises and a vulnerability to external economic and environmental factors add to the challenges faced by the country, and more specifically the infrastructure sector.  Major long term concerns include environmental degradation, the capacity of the islands to support a growing population with little coordination of the settlement patterns (particularly in Tarawa), the impending vulnerability to climate change, and general long term sustainability issues.

The World Bank has increasing operations in Kiribati. In addition to the proposed project on climate change adaptation, other currently active technical assistance or works activities are in the areas of institutional capacity building for labor export, in the telecommunications sector, and the Kiribati Road Rehabilitation Project (jointly funded with ADB).  An Aviation Infrastructure Investment Project is under preparation.  Upcoming projects include investments in solar energy and assistance to respond to the global food crisis.

### Sectoral and Institutional Context

Kiribati is one of the most vulnerable countries in the world to the effects of climate change. The country’s ability to respond to climate risks is hampered by its highly vulnerable socio-economic and geographical situation.  Low atolls, isolated location, small land area separated by vast oceans, high population concentration, and the costs of providing basic services make Kiribati, like all Small Island Developing States (SIDS), especially vulnerable to external shocks including the adverse impacts of climate change.  Sea-level rise and exacerbated natural disasters such as drought and weather fluctuations pose significant and direct additional threats to sectors and resources central to human and national development.

The country is located in relatively calm latitudes but its low atolls (in many places no more than 2m above mean sea level and only a few hundred meters wide) are subject to long-term sea level rise and, more immediately, are exposed to continuing  coastal erosion and inundation during spring tides, storm surges and strong winds.   The islands are subject to periodic storm surges with a return period of 14 years.  By 2050, 18-80% of the land in Buariki, North Tarawa, and up to 50% of the land in Bikenibeu, South Tarawa could become inundated. Because of narrow islands, the entire population and most infrastructure is concentrated along the coast making it directly exposed to these climatic threats. The results of sea level rise and increasing storm surge, are, among other things,  increasing salinity of the water lenses, causing incremental damage to buildings and infrastructure and increaing incidences of diseases and epidemics.

Droughts occur during La Nina years, about once every 6-7 years.  Changes in rainfall combined with sea level rise and changes in evapotranspiration due to increased temperatures could result in a 19-38% decline in the thickness of the groundwater lens in Tarawa. Prolonged droughts and ground water salination directly impact human wellbeing and agricultural productivity.  Fresh water supplies are rationed, sometimes severely.  Droughts and increasing salinization of the freshwater lens are exacerbating the situation of extreme water shortage.

As well as biophysical vulnerability, Kiribati has considerable socio-economic vulnerability. The islands are increasingly vulnerable due to high population concentration, accelerated coastal development, and environmental degradation.  Infant mortality rate due to diarrheal diseases in Kiribati are the highest in the Pacific.  Current rates of use of existing groundwater resources in South Tarawa are already unsustainable.  Government capacity and financial resources are limited.  The impact of climate change and sea level rise is expected to be severe especially on coastal land and infrastructure, water resources, human health, agriculture, ecosystems and fisheries.  In the absence of adaptation, Kiribati could face economic damages due to climate change and sea level rise of US$ 8 to16 million a year by 2050, or 17% to 34% of its 1998 GDP.

Coping with climate change-induced sea level rise and higher temperatures is a matter of survival for small island countries and Kiribati has been on the frontline to prepare itself in terms of awareness raising and international engagement. The Government Policy Statement on Climate Change embraces climate change adaptation as the only option (“As Kiribati cannot escape climate change it must adapt to it….. as the precise speed and extent of future climate change is unknowable, adaptive responses themselves need to be risk minimizing, flexible and progressive”).

The government of Kiribati has been engaged with donor partners on issues related to climate change adaptation for more than a decade. In 2003, with the assistance of the World Bank and under the leadership of the Ministry of Finance it embarked in the preparation of the Kiribati Adaptation Program (KAP). KAP was conceived as a key component of the government development strategy, a ten-year program in three phases, spanning from awareness raising to integrating climate risk in government policies and programs and implementing adaptation measures in critical sectors.

The National Adaptation Program of Action (NAPA) adopted by government in 2007 identifies salt water intrusion and coastal zone inundation as the most relevant climate related hazards for Kiribati, with impacts including reduced agricultural land, flooding, infrastructure damage, water pollution, displacement of people, loss of biodiversity, damage to community assets, and ecosystem degradation  and biodiversity loss. Water resources adaptation, well improvement, and coastal zone management and resilience enhancement for adaptation were identified as priority adaptation projects.

Institutionally, the Office of the President – with the support of its Strategic Risk Management Unit - has become the country’s spokesperson on climate change. MELAD, with its cadre of technical and scientific staff, maintain the knowledge of the environmental and social impacts of climate change and can provide essential inputs and intellectual leadership to support a whole-of-government approach to climate adaptation.  The institutional setup for national management of climate change needs to be strengthened with each agency’s mandate clarified in order to ensure better coordination and coherence.

The Kiribati Adaptation Program Phase III (KAP III) builds on the achievements of KAP I (technical assistance to increase awareness 2003-2006) and on the experience of KAP II (pilot implementation project 2006-2011) to enhance the Government of Kiribati (GOK) capacity to design and implement adaptation measures that respond to the most pressing climate-related and natural hazard issues facing the country.  More specifically Phase III will build on several key results achieved under KAP II, including:

  - The Government of Kiribati 2010 Water Resources Policy for Kiribati,

- The National Water Resources Implementation Plan, endorsed by the government in 2010;

- The results of pilot programs on leakage reduction carried out with PUB by KAP II in2010.

- The Tarawa Water Master Plan, developed under KAP II and published in February 2011

- Community and hydrological surveys and community consultation for improved water supply in villages in North Tarawa

- Pilot programs on Rainwater Harvesting Systems in South Tarawa, completed in June 2011

- Analysis of the protection of groundwater reserves in Bonriki carried out in February 2010.

There are several reasons for the Bank to continue to be involved in this Program, namely:

- The Bank has an established track record in climate change adaptation in Kiribati through phases I and II of the Kiribati Adaptation Program.  KAP was conceived as a 3-stage program, and it is appropriate for the Bank to continue to build on and expand the work completed, taking advantage of the lessons learned.

- It is strategically relevant for the Bank to support water resource management in the Pacific, including Kiribati, as it would complement ADB, the EU, Government of New Zealand and other partners’ initiatives in this sector.

- The experience gained in Kiribati has direct relevance to the Bank’s climate change and hazard risk-reduction programs in other Pacific countries.  The outcomes from KAP also have direct relevance to other Bank initiatives in Kiribati such as the Road Rehabilitation project.

The government commitment to implement KAP is evidenced by its endorsement of key policies developed under KAP II, the establishment of the SRMU within the OB and the agreement to make community engagement and behavioral change a key element of KAP III.

### Higher Level Objectives to which the Project Contributes

The Bank’s assistance to Kiribati is guided by the GoK’s own priorities articulated in the Kiribati Development Plan 2008–11, the Bank’s broader Pacific Regional Strategy and the Kiribati Country Assistance Strategy (CAS) FY2011-2014, the first climate change-focused CAS in the Pacific region.  These documents identify the needs and priorities for Kiribati to respond to its extreme vulnerability to the effects of climate change and natural disasters.

The project will contribute to achieving the following strategic outcomes:  (a) improved government capacity in asset management and strategic planning in the water and coastal engineering; (b) increased community fresh water quality and storage capacity; (c) better protection of targeted coastal areas from storm waves and flooding; and (d) a pathway for improved governance and sustainable management of groundwater reserves and infrastructure.

# Project Development Objectives

### PDO

The project development objective is to improve the resilience of Kiribati to the impacts of climate change on freshwater supply and coastal infrastructure.  The project will achieve this objective by strengthening the government capacity and improving the management and governance of water resources and infrastructure.

### Project Beneficiaries

The project will benefit two village communities in North Tarawa through the installation of galleries to supply drinking water.  The water supplied from these galleries will be a cleaner and more sustainable source of drinking water during periods of drought than that currently available through groundwater well systems.  Also, the experience gained in community consultation in the water sector under KAP II and further developed under KAP III, will be important for the success of follow-on programs funded by other donors.  Similarly, selected South Tarawa and Outer Island communities will benefit through having rainwater harvesting systems installed, thereby supplementing existing sources of water such as wells which may be contaminated or PUB water, the supply of which is limited and sometimes unreliable.  The volume of water lost or wasted from the PUB reticulated water supply will be reduced, thereby increasing the volume of safe water available for public consumption. It is estimated that as many as 10,000 people in South Tarawa (10% of total population and 20% of those living in South Tarawa) would benefit from water saved through leakage repair. An additional 6,000 people would benefit from “new” sources of water from rainwater harvesting and galleries in both North and South Tarawa.

The shoreline protection investments will improve the coastal resilience for the adjacent communities and, at some sites, adjacent government infrastructure.  Communities living in reef and non-reef islands, Kiritimati Island and South Tarawa will be facilitated to prepare and implement locally managed adaptation plans. It is difficult to estimate the number of people benefitting from coastal protection interventions since the specific project sites will be selected only during project implementation and beneficiaries include both those living next to the public asset and those using the asset. However, a very rough calculation based on the most recent census data would put the estimate at about xxxx per site.

The project also will contribute to the development of staff in MPWU, PUB, OB, MELAD, MHMS, MISA and Island Councils through specific training, coaching and mentorship, and immersion in the project activities.

The project will support further development of the construction contracting industry by implementing a significant number of water/civil engineering investment works through the local private sector and implementing small village-based works.  Training will assist contractors to become more aware of and better able to handle critical issues when preparing to tender and implement construction works.

### PDO Level Results Indicators

The achievement of the development objective will be assessed through: (i) volume (kiloliters/day) of potable water per day provided from new groundwater sources, water saved through reduced leakage and wastage and new rainwater harvesting systems; and (ii): length (kilometers) of coastline with vulnerable public and private assets made resilient to the effects of sea-level rise and wave action and extreme and variable weather events to a minimum 25 year design life. For further detail see Annex 1.

# Project Description

### Project components

The approach adopted in developing KAP III rests on (i) reinforcing best practices in the design and implementation of adaptation measures in water resource management and coastal resilience that were successfully piloted under KAP II works; (ii) balancing capacity building and on-the-ground investments; (iii) emphasizing community consultation and participation and the role of civil society to ensure long-term adaptation ; (iv) supporting disaster risk reduction measures as part of long-term climate change adaptation; (v) leveraging other donors’ programs in pursuing climate resilient investments.

The project has a total cost of US$10.8million and will be financed through grants and in-kind contributions as follows: AU$ 4.85 million from the Government of Australia; US$3.0 million from the Global Environment Facility (GEF) Least Developed Country Fund (LDCF); US$1.8 million from Japan Policy and Human Resources Development (PHRD); US$ 0.9 from the Global Facility for Disaster Reduction and Recovery (GFDRR); and US$ 0.25 million as in-kind contribution from the Government of Kiribati. Each component is described below.  For further details see Annex 2.

Component C1 – Improve water resource use and management (US$4.3 million including contingencies).  The activities under this component will focus on achieving the following outputs:

- Groundwater Abstraction Systems.  Expand the installation of groundwater abstraction systems in North Tarawa based on investigations and community consultation work completed under KAP II.

- Water Reticulation Management (Leakage detection and repair of real losses).  Reducing leakage is a key priority for the Government of Kiribati.   This activity will expand on the small pilot carried out under KAP II and support it with capacity development and community awareness-raising under separate activities.

- Roof Rainwater Harvesting.  Expand the program of installing rainwater harvesting systems on public buildings for community use that was started under KAP II.

- Improved Water Management Governance.  Improve the legislative and regulatory framework and governance model for water resources management with a focus on improved management and protection of the water reserves in Bonriki and Buota.

Each of the above activities will be supported with capacity enhancement and community consultation and education programmes.

Component C2 – Increase coastal resilience (US$2.8 million including contingencies).  Expanding on work started under KAP II, this component will include the following activities:

- Investments in Shoreline Protection.  Implement further works at priority sites identified and started under KAP II.

- Advisory Support for Shoreline Erosion Mitigation Measures.  Continue to further build MPWU’s capability in coastal assessment, options analysis, design and construction through the appointment of a Senior Civil Engineer seconded to MPWU.

- Asset Management of Coastal Infrastructure.  Develop skills in coastal infrastructure asset management.

- Mangrove Replanting in Outer Islands.  Continue/expand the mangrove planting program commenced under KAP III.

Component C3 - Strengthen the Capacity to Manage the Effects of Climate Change and Natural Hazards (US$2.2 million including contingencies).  Underpinned by the work from KAP II and in support of a whole-of-government approach to climate change adaption (CCA), disaster risk reduction (DRR) and community involvement, this component will include the following activities:

- Technical Support to the Strategic Risk Management Unit, OB.  Provide additional support to the SRMU to better undertake its role with respect to Climate Change Adaptation (CCA) and Disaster Risk Reduction (DRR) coordination, integration and policy harmonization functions.

- Coastal Management Policy and Locally Managed Adaptation Planning.  Prepare a national coastal management policy framework and strategy aimed at better management of coastal zones, resources and infrastructure and facilitate local communities and Island Councils, with help from government ministries, to develop locally managed adaptation plans, thus improving resilience at national, island and village / community levels.  Within the national framework objectives and guidelines, the locally managed adaptation plans (LOMAPs) will identify risky localities and vulnerable public infrastructure, preferred management actions, potential resources for small-scale measures and solutions.  Implementation of mitigation measures will be achieved through other activities with an emphasis on locally managed solutions implemented within the overarching national framework and strategy and coastal management framework.

- Communications & Media.  Covers the direct costs of communications and media activities relating to CCA and DRR over the duration of the project.

- Climate Change Website Maintenance.  Covers the direct costs and IT services to maintain and continue to populate the GoK’s website (www.climate.gov.ki) with KAP III outputs, stories and general information.

- Disaster Fund Small Grants Scheme.  Operation of a small grants scheme for CCA and DRR activities at community level with an agreed proportion of activities increasingly identified through the locally managed adaptation plans as they are prepared across the country.

Component C4 – Project Management, Monitoring & Evaluation (US$1.5 million including contingencies).  Activities are:

- Project Management Unit.  Establishment and operation of an appropriately staffed Project Management Unit (PMU) to be supported as needed by the central PMU that has been established in MFED for other World Bank-supported projects in Kiribati.

- Independent audit.  Audit of the project financial systems and results.

- Mid-term review.  Independent review of the project progress and achievements at the time the project has achieved roughly 50% disbursement of funds.

- Monitoring & evaluation.  Monitoring of project implementation progress and other key performance indicators; end of project review of the project achievements and final verification of the indicators from the Results Framework.

### Project Financing

Lending Instrument

The project will be financed with a US$ 3 million grant from the GEF LDCF Trust Fund. Co-financing will be provided by the Governments of Australia and Japan and by GFDRR.

Project Cost and Financing

The total project cost is estimated at US$ 10.8 million. Financing by donor is summarized in Table 1 and by component and financier in Table 2.

### Lessons Learned and Reflected in the Project Design (Optional section for Track II operations)

Several lessons emerged from the implementation of KAP II and carry strategic and operational relevance for KAP III.  Behavior change aspects of climate change adaptation and the linkages to social development policies such as population, health and sanitation are harder to implement than physical investments, especially when pressured by capacity constraints and limited political commitment. KAP III is providing more prominence and resources to working with communities and engaging with churches, local councils and women’s groups who are vital players in raising awareness and influencing behavior change.

Continuous engagement and commitment at the highest level of government is essential to sustain advocacy for climate change adaptation within government and civil society and provide effective leadership and project implementation oversight. KAP III is supporting the Office of the President in building partnerships across government agencies that have traditionally worked independently to jointly tackle critical cross-sectoral issues such as water resource management, coastal management, public health.

Project design and procurement arrangements that were too ambitious and complex for an inexperienced implementing agency, combined with lack of government oversight arrangements and reduced Bank involvement during implementation were at the root of KAP II underperformance and restructuring. KAP III has been designed to mitigate project implementation risks by keeping the project scope focused, simplifying project implementation and procurement arrangements and engaging with donor partners to strengthen the implementation support program.  In addition, the project supplements the government capacity to implement the project through the use of Senior Engineers representing the government interests in project implementation and internal guidance and providing advice and coaching. One or two firms will be selected to be responsible for design, procurement and works supervision (including works under Force Account), and will provide specialised advice and on-the-job training to GoK agencies. Key lessons from the implementation of KAP II are described in Annex 7.

# Implementation

### Institutional and Implementation Arrangements

As was the case under KAP II, the Office of the President (Office Te Beretitenti, OB) is the implementing agency responsible for the overall execution of the project. The Secretary of the OB will be the Project Director, overseeing the Project Management Unit (PMU) comprising a Project Manager, an Assistant Project Manager, an Accountant and a Procurement Officer. The PMU will be responsible for all project procurement, financial management, reporting and monitoring. Technical implementation of individual components and sub-component rests with specialized agencies (MPWU, MELAD, MHMS, MISA, and Island Councils). The multi-agency National Adaptation Steering Committee (NASC) will provide overall governance and be the project sign-off authority on behalf of the GoK.  Specific policy and technical documents related to a specific sector will be approved by the sector ministries involved (e.g. MELAD,  MPWU).

The project implementation arrangements reflect and address the capacity constraints faced by government agencies. MPWU and PUB are constrained by the very limited number of senior technical staff. The project therefore will support three long-term, resident senior engineers with skills in water monitoring, water operations and civil works whose responsibilities will include advising senior management, mentoring junior staff, and assisting with project implementation. Specialized training and capacity building on water investigations, asset management planning, technical design, procurement and supervision of works, contracting and tendering will be provided as part of the project technical assistance activities. The OB is also constrained by the limited number of staff. With the project assistance, the PMU will be staffed with qualified local consultants and, based on the experience of KAP II, will be supported by a Project Manager Advisor and a Procurement Advisor that will be recruited internationally.

### Results Monitoring and Evaluation

The PMU will collect, maintain and report the monitoring and evaluation information progressively.   The M&E framework in Annex 1 has been designed to be simple, with a heavy weight on factual, rather than qualitative, information that may be largely obtained from the outputs of the two main components.  Firm’s and individual consultant’s TORs will incorporate a requirement to report against the M&E framework to the extent that their activities are relevant.

### Sustainability

GoK has supported the overall Kiribati Adaptation Program since its first phase in 2003 and is fully committed to implementing Phase III. The sustainability of the project interventions will depend on the ability of government to maintain the improved physical investments, replicate them across the country and more importantly create the enabling environment for long-lasting policy and behavior changes. Proper maintenance of water and coastal infrastructure is a technical, financial and social challenge. The project is supporting a comprehensive asset management approach.  Senior specialists will be seconded in key institutions for 2-3 years to mentor a cadre of local specialists and strengthen their technical skills.

The long-term sustainability of the project benefits will depend in very large degree on the amount of government effort and commitment to implement complex and politically difficult policies such as controlling beach mining, protecting water reserves from illegal settlements, land use and population growth. Political commitment to reforms needs public support. To this end, the project will support community engagement, public education and targeted behavior change activities throughout its components. By partnering with other donor programs and programs in the water and infrastructure sectors, the project is leveraging their support to secure continuity of project benefits beyond the project life.

# Key Risks and Mitigation Measures

The project has been designed taking into account the lessons learnt from KAP II project implementation and restructuring. The project scope, technical design, procurement and implementation arrangements have been kept as simple as possible to adjust to the implementation capacity of the government although the project is of relative large size. In addition, significant on-the-job training and capacity building have been embedded in the design and supervision contracts to enhance the likelihood of project success. Competing demands from other large infrastructure projects (the WB/ADB  road rehabilitation project, the Bonriki aviation project, the ADB Sanitation Improvement Project, the EU Water and Sanitation Project for the Outer Islands and the NZ-funded UDP Betio and Bairiki WASH improvement project are due to start about the same time as KAP III) will further stretch already thin institutions. This risk will be mitigated by partnering with donors and programs to increase complementarity and effectiveness of interventions. Risks associated with community acceptance of project interventions are mitigated through consultations and engagement. The overall risk of the project is assessed as High.

# Appraisal Summary

### Economic and Financial Analysis

A conventional economic analysis was not applied to the project due to the difficulties of quantifying the damage associated with future climate events and the project benefits associated with climate risk reduction. Climate-related risks include the potential loss of lives and livelihoods, slowed economic growth, demand pressures on water resources and associated threats to public health and human productivity, loss of land area do to inundation and erosion, damage to infrastructure and reduced delivery of services. In 2000 a World Bank-funded study estimated that in the absence of adaptation the combined effect of sea level rise, changes in rainfall and higher temperatures could result in a decline of 19-38% in the thickness of the main groundwater lens in Tarawa and inundation of up to 54% of land in some villages in South Tarawa and up to 80% in some villages in North Tarawa by 2050.

Economic benefits associated with the reduction of vulnerability of water resources include improved supply of clean water for human consumption and related reduction of public health costs; and reduction of water shortages for agriculture and economic activities and related loss of productivity.  Economic benefits associated with more effective coastal hazard protection include reduced damage to coastal structures and ecosystems and associated livelihoods. Although it is difficult to quantify these benefits there is consensus in government and among donors and communities that they are significant when compared to the risks.

Government and donor expenditure constitute a very large proportion of the economy. Through lower ongoing infrastructure maintenance, repair and reconstruction cost the project provides both direct and indirect economic benefits. Climate proofing of economic infrastructure will reduce or avoid disruption to private-sector activity leading to higher growth and government revenues. Freshwater supply and conservation investments and related improved water quality should result in reduced health service costs. Project expenditure on goods and services provided by local individuals and firms under the project will support growth of the private sector and employment in the context of a small domestic market. Project expenditure will also bring fiscal benefits with higher private sector activity leading to stronger customs duties and tax take..

### Technical

A significant amount of technical and analytical work was carried out under KAP II including: climate risk profile that can be adopted as national standards for options analysis and technical design work (climate proofing parameters) for coastal and water resource management. A calculator to predict rainfall, drought and inundation levels and wave overtopping was developed for specific locations. Climate information specific to Kiribati was used for climate change risk assessment and adaptation planning and more specifically to assess coastal hazard risks.

A coastal conditioning assessment identifying 15 most vulnerable sites and assets produced under KAP II will guide the selection of coastal assets for protection under KAP III. Shoreline Protection Guidelines developed by specialized consultants under KAP II are the basis for designing the shoreline protection works.   Design options range from structural to non-structural solution, and comprise analysis methodologies, including principles for options analysis, to develop appropriate solutions for particular sites.

Similarly for the freshwater component, specialized consultants carried out water resource assessments using geophysical and borehole investigation methods for all groundwater sites in North Tarawa, and three sites in South Tarawa. These investigations have provided information on the size of the water resource (area and thickness of the freshwater lens), sustainable draw off rates (the volumes of fresh water that may be drawn off each year without salt water intrusion), and the ability to sample salinity and water quality through borehole sampling tubes. Rainwater harvesting design guidelines produced under KAP II will provide the basis for the roof rainwater harvesting expansion under KAP III.

### Financial Management

A financial management capacity assessment has been conducted by the Bank and the FM assessment has concluded that the financial management arrangements as designed under the ongoing KAP II satisfy the Bank's minimum fiduciary (financial management) requirements under OP/BP 10.02. Annex 3 provides additional information and basis for reaching this conclusion.

### Procurement

A procurement capacity and risk assessment of the Office of the President and the key implementing agencies has concluded that arrangements similar to those under KAPII should continue.  A procurement advisor with international expertise and a national procurement officer will be hired to the PMU, to support all procurement activities. In addition, technical specialists, and design and supervision consultants will be hired to assist the implementing agencies. The procurement-related risk is rated high, as the implementing agencies continue to have weak capacity to handle the procurement activities. A brief summary of the assessment, risk mitigation measures, and project procurement arrangements are provided in Annex 8.

### Social (including safeguards)

Involuntary Resettlement: The project triggers the World Bank’s OP 4.12 on Involuntary Resettlement, as there is the possibility that a small amount of land or assets acquisition may be necessary, particularly to install groundwater abstraction systems and protect the water reserves. Assets, or access to assets, could potentially also be impacted as a result of shoreline protection works.  While physical resettlement will be avoided, in order to protect the freshwater lens, trees (particularly coconut and pandanus) may have to be cut, and bwabai (taro) pits may have to be filled in.  This will be done in close consultation with people ensuring that appropriate compensation and livelihood restoration measures are in place.  Given that specific impacts will not be known until project implementation, when the sub-projects will be chosen, an existing Land Acquisition and Resettlement Framework (LARF), is in place to cover any of these impacts.  This LARF was developed under the KAP II project and is found to be an informative and accurate document that appropriately reflects the land tenure arrangements in Kiribati today.  Given that KAP III builds on KAP II and given the adequacy of the existing LARF, a new resettlement document was not necessary.

Community Consultation:  Consultations were held in South Tarawa and focused on informing stakeholders about the continuation of the KAP program through the KAP III project, the potential environmental and social impacts of the proposed project and measures to mitigate them.  The LARF is publicly available at the KAP PMU.  Consultations on the proposed KAP III project were supplemented by continuous consultations that have taken place with communities in North and South Tarawa as part of the implementation of KAP II.  One key lesson of KAP II is the importance of continuous consultations throughout the project life, and this approach will be continued and strengthened under the KAP III project (see more details in Annex 3).

Informal consultations with a variety of NGOs and civil society highlighted the important role that government departments, NGOs and the church have in raising awareness of water supply issues and maintenance in the community.  It will be important to engage all these parties during project implementation to ensure that an effective and thorough approach to raising public awareness is developed.  The importance of continuous community engagement cannot be overstated and the project will need to work with relevant government ministries so that awareness campaigns can be part of a broader government approach and continue well after the project. KAP III will draw from the lessons learned in KAP II regarding community awareness approaches. Moreover, it will be important to involve women throughout the consultation process as women can be one of the greatest groups affected by the impacts of climate change. Specific focus group discussions with women should be conducted during the project and awareness campaigns will need to also target women. This will help ensure women can have a voice during the implementation of the project, as experience shows it can be hard to get women’s inputs at larger group meetings.

### Environment (including safeguards)

KAP III project has been rated as a Category “B” project as it is not expected to have long term direct, induced or cumulative impacts on the environment including on natural or critical natural habitats.

The adverse environmental impacts associated with the civil works are expected to be limited to construction related impacts only. The impacts are expected to be short lived and localized, occurring mostly at the construction sites. These impacts can be avoided or minimized through careful designs and good construction practices, or otherwise effectively mitigated during construction by use of appropriate mitigation measures and good environmental supervision.

The main potential impacts identified include: (i) minor disturbance from noise, (ii) dust from loading, unloading, and transportation of construction materials; (iii) minor erosion and sedimentation from exposed surfaces that may affect adjacent nearby farms during rainy seasons; (iv) risks from the use and disposal of hazardous materials such as fuel and lubricants; and (v) risk of accidents from additional vehicle movements.

The Environmental Management Plan (EMP) was prepared and disclosed locally on February 11, 2011. The EMP summarizes the anticipated environmental impacts and the associated mitigation measures to be undertaken during the design, construction and operational phases of the project. It makes reference to the relevant law and contract documents, approximate location, timeframe, and the responsibility for its implementation and supervision. A field monitoring checklist has been prepared based on the EMP and monitoring plan. The field monitoring checklist will be used by the supervising engineers. The signed checklists will be provided to the PMU who will be responsible for the appropriate follow-up and compliance reporting.

Public consultations carried out as part of the project disclosure elicited almost unanimous public support for the project with requests to extend the project to North Tarawa and the outer islands. Additionally, the PMU was requested to protect local medicinal plants and to re-examine the adequacy of the seawall ramp design for westerly winds.

# Annex 1: Results Framework and Monitoring

KIRIBATI:  Kiribati Adaptation Program – Phase III (KAP III)

Results Framework

| Project Development Objective (PDO): The project will improve the resilience of Kiribati to the impacts of climate change on freshwater supply and coastal infrastructure. |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PDO Level Results Indicators* | Core | Unit of Measure | Baseline | Cumulative Target Values** |  |  |  |  | Frequency | Data Source/ Methodology | Responsibility for Data Collection | Description (indicator definition etc.) |
|  |  |  |  | YR 1 | YR 2 | YR3 | YR 4 | YR5 |  |  |  |  |
| Indicator One: Volume of potable water per day provided, water saved through reduced leakage and wastage. |  | Kilo-liters per day | < 5 | 40 | 80 | 160 | 190 | 190 | Semi-annual project report | Supervision Mission/ Progress Report | MPWU/PUB | Volume saved in treated areas in PUB South Tarawa reticulated water supply. |
| Indicator Two: Volume of potable water per day provided from new groundwater sources, and new rainwater harvesting systems. |  | Kilo-liters per day | 25 | 50 | 75 | 78 | 80 | 82 | Semi-annual project report | Supervision Mission/ Progress Report | MPWU/PUB | Volume provided from all new sources (rainwater harvested, and gallery extraction) |
| Indicator Three: Length of coastline with vulnerable public and private assets made resilient to the effects of sea-level rise and wave action and extreme and variable weather events to a minimum 25 year design life. |  | km | 0.5 | 0.8 | 1.0 | 1.3 | 1.6 | 1.6 | Semi-annual project report | Supervision Mission/ Progress Report | MPWU | Cumulative gross length of treatments – covers all forms of works from mangrove planting, nourishment and seawall options. |
| INTERMEDIATE RESULTS |  |  |  |  |  |  |  |  |  |  |  |  |
| Intermediate Result (Component C1): Improve Water Resource Use and Management |  |  |  |  |  |  |  |  |  |  |  |  |
| Intermediate Result indicator One: Number of groundwater abstraction systems installed and operating in North Tarawa. |  | Number | 1 | 2 | 3 | 3 | 3 | 3 | Semi-annual project report | Supervision Mission/ Progress Report | MPWU | Number of systems installed (excluding Buota) and operating after two year from completion. |
| Intermediate Result indicator Two: - The frequency of water supply of households has increased from an average 1-2 hours per day to 3-4 hours per day in areas treated for leakage/waste reduction. |  | Number | 1-2 | 2 | 2-3 | 3-4 | 3-4 | 3-4 | Semi-annual project report | Supervision Mission/ Progress Report | PUB | Measured based on number of households connected to the PUB supply where rehabilitation and non-revenue water savings are achieved. |
| Intermediate Result indicator Three: Reduction in total volume of non-revenue water lost through leaks and wastage in zones treated for leakage reduction in South Tarawa. |  | Percent change | 0% | 4% | 9% | 14% | 19% | 19% | Semi-annual project report | Supervision Mission/ Progress Report | PUB | Revenue and non-revenue water volumes are measured using the IWA ‘Best Practice” water balance approach. The target is a 50% reduction in non-revenue water in each zone treated. |
| Intermediate Result indicator Four: Number of rainwater harvesting systems installed and operating on public buildings (all islands). |  | Number | 4 | 4 | 9 | 15 | 15 | 15 | Semi-annual project report | Supervision Mission/ Progress Report | MPWU | Installed and operating means that the tanks are collecting and retaining at time of assessment, and water is being distributed to community members. |
| Intermediate Result indicator Five: Public health water quality test result (and warnings if necessary) are publically notified and understood by communities each month relating to water sources throughout North and South Tarawa. |  | Number each six month interval | 0 | 2 | 4 | 5 | 5 | 5 | Semi-annual project report | Supervision Mission/ Progress Report | MHMS/PUB/ MPWU | Assess that communities have received and understand the public health information through sample interviews conducted by the Mission/Consultants. |
| Intermediate Result (Component C2): Increase Coastal Resilience |  |  |  |  |  |  |  |  |  |  |  |  |
| Intermediate Result indicator One: Coastline asset condition assessment is completed and documented for all major non-government assets along the South Tarawa coastline. |  |  | Assessment completed for government assets. |  |  | Assessment is updated with non-government assets. |  |  | Semi-annual project report | Supervision Mission/ Progress Report | MPWU/MELAD | Coastal condition plan is updated to include major non-government assets, with prioritization for mitigation treatment (although not necessarily to be GoK funded) |
| Intermediate Result indicator Two: Government coastal asset management condition assessment and works programs are maintained for three consecutive years. |  |  | No ongoing programs are undertaken. |  | Works program is based on asset management plan (Year 1) | Works program is based on asset management plan (Year 2) | Works program is based on asset management plan (Year 3) |  | Semi-annual project report | Supervision Mission/ Progress Report | MPWU/MELAD | The coastal condition assessment plan is proactively used as the basis for planning new and upgrade coastal protection works. |
| Intermediate Result (Component C3): Strengthen the Capacity to Manage the Effects of Climate Change and Natural Hazards |  |  |  |  |  |  |  |  |  |  |  |  |
| Intermediate Result indicator One: National Key Performance Indicators on Climate Change Adaptation and Disaster Risk Management are developed, applied and reported. |  |  | Nil |  | KPIs developed | KPIs are being measured | KPIs are fully reported publically | KPIs are fully reported publically | Semi-annual project report | Supervision Mission/ Progress Report | OB | KPIs are published in official GoK public reports. |
| Intermediate Result indicator Two: Functional plans (under the Disaster Management Plan) relevant to public health and potable water are established and operational. |  |  | Nil |  | Sector plan(s) developed | Sector plan(s) operating | Sector plan(s) operating | Sector plan(s) operating | Semi-annual project report | Supervision Mission/ Progress Report | OB | Sector plans are written endorsed and are operational. |
| Intermediate Result indicator Three: Population, for which Locally Managed Adaptation Plans are developed, finalized and are being implemented. |  | % of national popul’n | 0% | 5% | 10% | 20% | 25% | 33% | Semi-annual project report | Supervision Mission/ Progress Report | MELAD | Population taken from the 2010 census data for each census enumeration area of South Tarawa., North Tarawa and 2 Outer Islands (TBD) |
| Intermediate Result Indicator Four: |  |  |  |  |  |  |  |  |  |  |  |  |

*Please indicate whether the indicator is a Core Sector Indicator (see further http://coreindicators)

**Target values should be entered for the years data will be available, not necessarily annually.

# Annex 2:  Detailed Project Description

- The project development objective (PDO) is to “improve the resilience of Kiribati to the impacts of climate change on freshwater supply and coastal infrastructure”.  Four components are proposed, namely: (C1) improve water resource use and management; (C2) increase coastal resilience; (C3) strengthen the capacity to manage the effects of climate change and natural hazards; and (C4) project management, monitoring & evaluation.  These components build on those under the restructured KAP II project.

A summary of the component and sub-component headings is presented in the table below.  The columns under “location” indicate the geographical location over which the activities will apply.  The columns under “Relevance” indicate whether the activity supports Climate Change Adaptation (CCA) or Disaster Risk Reduction (DRR).   Each component and its sub-components are described in detail in the sections below.

| - Activity | - Description | - Location |  | - Relevance |  |
| --- | --- | --- | --- | --- | --- |
|  |  | - South Tarawa | - Outer Islands | - CCA | - DRR |
| - C1 | - Improve Water Resource Use & Management |  |  |  |  |
| - C1.1 | - Groundwater abstraction systems |  | - ● | - ▲ | - ▲ |
| - C1.2 | - Water reticulation program (leakage/wastage detection & repair of real losses) | - ● |  | - ▲ | - ▲ |
| - C1.3 | - Roof rainwater harvesting | - ● | - ● | - ▲ | - ▲ |
| - C1.4 | - Improved water reserve governance | - ● |  | - ▲ | - ▲ |
| - C2 | - Increase Coastal Resilience |  |  |  |  |
| - C2.1 | - Investment in shoreline protection | - ● |  | - ▲ | - ▲ |
| - C2.2 | - Advisory support for shoreline erosion mitigation measures | - ● | - ● | - ▲ | - ▲ |
| - C2.3 | - Asset management of coastal infrastructure | - ● | - ● | - ▲ | - ▲ |
| - C2.4 | - Mangrove replanting in Outer Islands |  | - ● | - ▲ |  |
| - C3 | - Strengthen the Capacity to Manage the Effects of Climate Change and Natural Hazards |  |  |  |  |
| - C3.1 | - Technical support to the SRMU of the OB | - ● | - ● | - ▲ | - ▲ |
| - C1.2 | - Coastal management policy and locally managed adaptation planning | - ● | - ● | - ▲ | - ▲ |
| - C3.3 | - Communications & media | - ● | - ● | - ▲ | - ▲ |
| - C3.4 | - Climate change website maintenance | - ● | - ● | - ▲ |  |
| - C3.5 | - Disaster fund small grants scheme | - ● | - ● | - ▲ | - ▲ |
| - C4 | - Project Management, Monitoring & Evaluation |  |  |  |  |

C1	Improve water resource use and management

C1.1 – Groundwater Abstraction Systems.  Under KAP II, the available water resource in most of the islets in North Tarawa has been assessed using a combination of drill hole investigations and geophysical survey methods.  A gallery has been installed to abstract water for a school and local community at one site.  Further investments in galleries to abstract water will be undertaken at two further sites in North Tarawa based on extensive community consultation already completed under KAP II.

- A Senior Water Engineer was appointed under KAP II, based in the offices of MPWU, to provide advice and hands on support to MPWU in carrying out its role in water activities under the project.  This has been a very successful arrangement because the support has been provided continuously over two years, and compensated for the severe lack of tertiary qualified engineering staff in Kiribati.  A similar arrangement is proposed under this project over 3 years, with the option of extending if necessary.  The Water Engineer will enhance the capacity of MPWU to manage and support the work on the groundwater abstraction systems in North Tarawa, the rainwater harvesting program (component C1.3) and the water resources management activities (described under C1.4). It is possible that the Senior Water Engineer may be able to manage one or two junior volunteer engineers (e.g. from the AYAD program) to help supplement the human resource gaps in MPWU.

C1.2 – Water Reticulation Program (leakage/wastage detection and repair of real losses).  Under KAP II, a pilot leakage detection and repair program was undertaken covering a small area in Betio.  It is apparent that PUB/MPWU officials do not fully know the extent of water leakage or wastage, and do not have the tools, expertise, capacity and financial resources to properly quantify losses or undertake structured repair or wastage reduction programs.  It is proposed to expand the KAP II pilot program and with emphasis to planning alongside undertaking field work including:

- Defining isolation zones;

- Developing and implementing flow measurement programs;

- Analyzing flow data;

- Documenting repair approaches and details;

- Preparing community communication & education plans;

- Preparing field work plans;

- Briefing/coaching field supervisors/leading hands on roles and scheduled activities;

- Briefing/coaching PUB field team members on roles, responsibilities and approaches to community engagement.

- Implementing the leak detection and repair programs of work, with follow up monitoring of effectiveness of leakage reduction and take up of community behavior change initiatives.

This sub-component includes the secondment of a Senior Water Asset Management/ Operations Engineer into PUB for 2 years, with the option of extending if necessary.  This will add to PUB’s limited capacity and provide hands-on support and mentoring directly to staff as they develop new and improved approaches to PUB’s water operations. This work will probably precede but be compatible with asset management and operations improvement activities under the ADB program (which also includes financial management and cost recovery) on improving sanitation services programmed to commence after August 2011 and the Sustainable Towns Program (STP) Betio and Bairiki water and sanitation improvements funded by New Zealand Aid Program.

Influencing community behaviors is recognized in international water management best practice as a key factor to improve public health and to reduce water wastage (apparent losses) and was endorsed by the consultation workshop on South Tarawa water, sanitation and solid waste management organized by MFED in Kiribati in November 2010 and by the Task Force on Water and Sanitation established under the chair of the Secretary of Cabinet.  Several agencies (e.g. MHMS, PUB, MELAD, MISA and Island Councils) have units that deal with community education and media messages related to public health and water use and will be involved in developing and delivering this component.  Some small scale field education work was undertaken to communities in North Tarawa on ways to reduce groundwater well water contamination.  The STP program also established community outreach campaigns and participatory planning approaches through the South Tarawa Urban Councils and is planning a community engagement campaign as part of the Betio and Bairiki water and sanitation improvement activity.

C1.3 – Roof Rainwater Harvesting.  Under KAP II, rainwater harvesting design guidelines have been produced, the draft National Building Code has been updated with respect to rainwater harvesting requirements, and designs, drawings, specifications and works contracts have been undertaken for rainwater harvesting systems in Banaba and four large buildings in South Tarawa.  It is proposed to expand the rainwater harvesting works under this project.  Most of the works will be aimed at large, steel roofed community buildings such as mwaneabas and church buildings. Identification and funding will be on a challenge (demand driven) basis with preference given to sites where community social mechanisms will support long-term management of the system and equitable distribution of the water to village members.  A supporting education program and simple guidance material will be provided to communities to apply for and then manage where tanks are installed.

Part of the budget will be for a grant or subsidized micro-loan to provide rainwater harvesting systems for eligible households.  Again, designs for simple roof and guttering improvements and education on maintenance will be provided, and the installation of these smaller systems will be either owner-built using a list of approved pre-qualified local builders and/or under a local preferred provider contract tendered using NCB procedures early in the project. The scheme will initially target non-Government housing in villages with unreliable reticulated supplies.  The degree of subsidy will be correlated to household incomes, single headed-households with school aged children, and other factors to be identified and agreed as part of implementation.

C1.4 – Improved Water Reserve Governance.  The water reserves at Bonriki and Buota, the latter being refurbished under the KAP II project, supply all the reticulated water to South Tarawa.  The GoK has a 99 year lease from the customary land owner for these reserves.  However, increasing settlement around the edges of the reserves, illegal wells and sand mining operations, and human/animal sources of pollution, place the sustainability of the water reserves at risk.  Loss of these reserves as the primary source of potable water would constitute a national disaster.  Resolution of land management issues and compensation approaches between the government and villagers, and development of effective community guardianship/partnership models for water reserve management are critical to ensuring safe, sustainable water supply in the future.  The STP program is also planning to  work with communities to better manage a part of the Bonriki reserve for water supply to the Temaiku new serviced subdivision (funded by NZAP and PRIF) with which this activity is a good fit.  The scope of this sub-component is to:

- Review the historical approach and experiences to land lease and management of reserves, and describe/analyze critical issues;

- Develop several models of land governance of reserves that might be applied;

- Undertake a social assessment and cost/benefit analysis of the options, and stakeholder engagement to quantify the preparedness of communities and the GoK (including Maneaba ni Maungatabu members) to adopt any of the models;

- Review and validate the models and options with selected senior government officials through meetings and structured workshops; and

- Finalize and detail a preferred revised land governance model, including practical details such as legislative changes, payment mechanisms, etc.

- Once the model and approach have been agreed upon the KAP III project will assist the MELAD, MPWU and PUB in the formulation and implementation of an action plan. As the lead for this activity has to be with the Government, the support of KAP III will consist of Technical Advice and (if and when external funding is required) assist in identifying and mobilizing additional funds.

An important measure to manage and protect the water reserves is monitoring of water quality and quantity. Some training has been provided to a few MPWU staff on water sampling and salinity analysis under KAP II.  However, practices relating to systematic condition assessment and maintenance planning of government owned water assets are weak.  Also, responsibility for monitoring, reporting, and acting on water quality information is fragmented across several agencies.  Timely public alerts on the condition of the reticulated water are rarely issued leading to public health risks.  Under this activity it is proposed to build on and expand the KAP II work by:

- Providing training, and helping develop a sampling and public reporting program, on water condition measurement and analysis to both MPWU and MHMS staff; and

- Providing on the job training on and assistance with basic water asset condition assessment, forward maintenance works planning, and operational troubleshooting.

The scope for water sampling and reporting will cover the South Tarawa reticulation network and all galleries, and monitoring boreholes in Bonriki and Buota Reserves., Community involvement and education will support improving water management and public health.  It will, however, require a coordinated involvement from several government agencies as well as from landowners, NGOs and Church organizations and other donor projects in the sector to be successful.  These activities are closely allied to other initiatives such as sub-component C3.2, and will be implemented in an integrated manner to avoid duplication and repeated consultation with the same communities.  Support handout and guidance material will be produced to facilitate the engagement process.

C2	Increase coastal resilience

C2.1 – Investments in Shoreline Protection Works.  Under KAP II a detailed coastal engineering condition assessment of government infrastructure in South Tarawa was completed, and shoreline protection design guidelines relevant to local conditions were produced.  A total of 15 priority sites for shoreline protection were identified.  Shoreline protection investments were implemented at the highest four priority sites identified in the condition assessment using Force Account.

Under this sub-component, further investments will be undertaken, led by MPWU, but with assistance from consultants for options analysis, design, and construction supervision.  Works will be undertaken using a mix of Force Account and local contracting.  Local contractors have not been involved in this type or size of civil works previously.  Training and assistance will be provided to MPWU on how to prepare tender documents, procure and supervise works of this type.  Some training will also be provided to local contractors on the preparation of tender submissions (ensuring that it is compatible with a somewhat similar initiative for micro-enterprises under the South Tarawa Road Rehabilitation project, albeit aimed at a different contractor group), as experience from KAP II in the water sector has shown that the industry's experience in preparing submissions under a formal contract framework is limited, often leading to invalid tenders.

C2.2 – Advisory Support for Shoreline Erosion Mitigation Measures (All islands).  A Senior Civil Engineer was appointed under KAP II, based in the offices of MPWU, to provide advice and hands on support to MPWU in carrying out its role in shoreline protection activities under the project.  This has been a very successful arrangement for the same reasons noted under C1.7.  A similar arrangement is proposed under this project for a 2-year duration, with the option of extending if necessary.  It is possible that the Senior Civil Engineer may be able to manage one or two junior volunteer engineers (e.g. from the AYAD program) to help supplement the human resource gaps in MPWU.

C2.3 – Asset Management of Coastal Infrastructure (All islands).  As part of the condition assessment of coastal assets completed under KAP II, simple condition assessment methodologies were developed and implemented.  A number of GoK now have some experience in these methodologies.  It is proposed to consolidate this experience through mentoring and additional training through field work by:

- Undertaking ongoing condition assessment of coastal assets, including outer island works maintained by MPWU;

- Expanding the coastal condition assessments in South Tarawa to major non-government assets (e.g. publically used buildings including maneabas and churches, wharves and jetties, and reclamations more than 100sq. meters in area);

- Continuing to develop skills and experience in methodologies set out in the shoreline design guidelines; and

- Assisting MPWU to develop planning skills for works activities and program budgeting using asset management inputs.

These skills will be applied to activities requiring MPWU input under the Disaster Fund Small Grants Scheme.

C2.4 – Mangrove Replanting in Outer Islands.  It is proposed to extend a mangrove replanting program commenced under KAP II.  This supports the use of a soft measure to restore historic mangrove plantations, concurrently improving coastline resilience and marine biodiversity in low population areas.  Wherever possible, sites selected for mangrove replanting will be tied to risk reduction needs identified through the locally managed adaptation planning activities (C3.2).

C3	Strengthen the capacity to manage the effects of climate change and natural hazards

C3.1 – Technical Support to the Strategic Risk Management Unit, OB.  The SRMU of the OB was established after the restructuring of the KAP II project, and was eventually staffed with the appointment of a Senior Policy Advisor (September 2009), and a Disaster Management Officer (April 2010).  The SRMU is tasked with managing whole of government responses to issues such as climate change, disaster management, and population (although the exact mandate of the SRMU relative to MELAD and NEPO remains unclear).  A Strategic Policy Mentor was appointed to the SRMU in November 2010, funded for an 18-month period by NZAP, to support its operations.

A number of policy documents produced through various line Ministries and approved by Cabinet, are strongly related to climate change and disaster management issues, including the National Water Resources Policy, the National Sanitation Policy, the NAPA, and the National Development Strategies. The OB has a role in coordinating and, to some extent, overseeing the implementation of these policies. This sub-activity will support that function.

The purpose of this sub-component is to support the SRMU in undertaking its role, and particularly to:

- Assist in coordinating and harmonizing policies in climate change adaptation (CCA), disaster risk management (DRM), and related development sectors;

- Develop, document and promote a consistent and aligned donor framework in close consultation with NEPO;

- In close consultation with MELAD and other technical Ministries, build consensus and agreement on a national set of key performance indicators -in CCA and DRR, and ensure adequate subsequent monitoring and improvement;

- Strengthen the unit’s capacity to operationalize the National Disaster Risk Management Plan for example by developing training programs, improving hazard information systems and strengthening national emergency response coordination;

- Assist in the integration of CCA and DRR in Ministries’ Operational Plans (MOPs); and

- Provide advice and mentorship in CCA and DRR to the SRMU and selected line Ministries.

C3.2 – Coastal Management Policy and Locally Managed Adaptation Planning.  Kiribati has a long established tradition of land use planning with Island Planning Officers in all Island Councils and a number of statutory General and Detailed Land Use Plans have been prepared and approved for parts of South Tarawa and Kiritimati Island.  It is generally agreed that these plans are in need of updating and the responsible agencies (MELAD, TUC and BTC) have of late begun making use of more participatory planning processes in preparing area plans.  Despite these recent, modest advances, it is well recognized that coastal development is largely uncontrolled and as a consequence of limited resources, overlapping institutional responsibilities and reactive rather than forward looking decision making processes, the coastal areas are under growing threat from uncoordinated and oftentimes unauthorized human settlement and use.

Given the extreme vulnerability of Kiribati to climate change and the need for this to be incorporated within the existing planning system and agencies, there is need to develop an overarching policy framework and implementation plan on integrated coastal management.  Much analytical work has already been carried out under KAP II and other donor-funded programs that could usefully inform the national policy framework.  It is envisaged that under this sub-component, all related information housed in various agencies will be collated and catalogued so as to be fully accessible.  Through a series of facilitated workshops, discussion papers and similar, institutional responsibilities will be agreed and an overarching, 1st phase national policy framework and strategy will be prepared.  Amongst other issues, the Coastal Management Policy (CMP) will establish:

- the overall policy direction for enhanced management of the coastal issues;

- a definition of coastal zones and their uses;

- coastal issues that require national collaboration;

- the timeframe for long-term and near term planned activities ; and

- guidelines for managing coastal issues that existing control instruments (policies, legislations, etc).

The policy also will incorporate the concept of community resilience against the effects of climate change and natural disasters (including droughts), and community responsibility for their own actions.  The CMP will provide the mandate for preparation of lower tier locally managed adaptation plans (LOMAPs).  The concept of island and community level managed adaptation planning is to develop plans, identify existing village infrastructure, assess and record hazards and risk issues, and document immediate and long-term risk reduction measures using a participatory planning (community-based) approach.

The plans will help communities and government (both central and sub-national/councils) to improve resilience at a village and island level by identifying preferred management actions, potential resources and solutions.  The process will be facilitated by the government through the village/island councils assisted by a consultant team, and involve a high degree of engagement with communities.  Plans will be GIS-based using existing mapping information, including socio-economic profiles already developed under other donor programs and make use of not only inputs from the technical line Ministries but also local knowledge.  All documents and risk plans will be done in both English and the Kiribati language (te taetae ni Kiribati), and might be signed off jointly by the village/island council Chief Councilor (Mayor in the case of the Urban Councils), the representative MP and/or the Minister of the appropriate central Ministry (MELAD).  There are obvious relationships between this activity and other community engagement activities under the project that will be harmonized to achieve efficiencies and to avoid duplication and repeated consultations with the same communities.

Implementation of the adaptation measures identified in the LOMAPs might be funded from a variety of village, churches, NGOs and Councils resources as well as being eligible for support through the Disaster Fund Small Grant Scheme and the Roof Rainwater Harvesting subsidy scheme (see also Component C3.5).  It is anticipated that these plans will inform other donors and NGOs, as well as the communities themselves, on where to direct resources under other risk reduction programs.

Successful experiences of developing risk management plans with communities can be found in several countries. The approach proposed here is similar to the one adopted by Samoa and considered best practice in the region, although the nature of the hazards and risks are quite different.  It is proposed that an initial pilot involving 1 – 2 communities would be undertaken to build up experience in the approach, and then expanded to cover two Outer Islands, North Tarawa and South Tarawa over the life of the five year project, representing around 33% of Kiribati’s total population.

C3.3 – Communications & Media.  Management of public communications, media liaison and media releases related to KAP II has been managed by an AYAD volunteer.  This sub-component covers the direct costs of similar activities for KAP III over the duration of the project.

C3.4 – Climate Change Website Maintenance.  The KAP II project has adopted the GoK climate change website (www.climate.gov.ki) to present the KAP II project, and to provide a portal for reports and other documents created under the project.  This sub-component covers the direct costs and IT services to maintain and continue to populate the website with KAP III outputs, stories and general information.

C3.5 – Disaster Fund Small Grants Scheme.  The OB presently manages a disaster fund financed by the Government of China, Taiwan, with an annual grant of AU$500,000.  The fund provides small grants (up to A$50,000) for “response and relief measures for disaster and emergency events”, for example, repair and maintenance of community infrastructure (mainly seawalls, causeways) damaged by strong winds and high tides.  The request for support exceeds the available funds and poses an administrative burden on the limited staff of the OB.  The project will scale up financial contributions  to the fund on the understanding that  initial technical assistance will assist GoK to broaden the scope of the Fund so as to include community-driven risk reduction activities (in addition to the on-going disaster response measures).   Support will also be provided to strengthen and finalize the draft Fund Guidelines and operating procedures regarding, for example, the Island Council appraisal procedures, more frequent and streamlined funds acquittal procedures, and performance and impact monitoring.

At present, each application is reviewed and approved by the Secretary of the OB in consultation with Ministry of Works and following a recommendation from the responsible Island Council.  Options for streamlining the administration of the Fund will be investigated including, for example, the appointment of a dedicated Small Grants Manager who will manage the fund reporting regularly to the National Disaster Council who will oversee the performance of the fund as a portfolio.  Whilst a portion of the fund will remain focused on emergency responses following extreme weather events, it is envisaged that an increased portion of the fund will be aimed at strengthening risk resilience.  As such, it is anticipated that a number of priority small works identified through the Locally Managed Adaptation Plans (Component C.3.2) will be eligible for future funding under the scaled up Fund.  Agreed eligibility criteria, streamlined procedures and procurement methods to be adopted by implementing communities and groups will be detailed in a Small Grant Scheme Operational Manual (based on the existing draft Disaster Fund Guidelines) prior to disbursement of project-provided funds.

C4	Project management, monitoring & evaluation

C4.1 – Project Management Unit.  A Project Manager, supported by an Assistant Project Manager, a Procurement Officer, and an Accountant will be hired locally to manage and coordinate KAP III implementation and monitor compliance of environmental and social safeguards. The PMU will report to the Office of The President (Te Berentitenti OB).  Similarly to KAP II, provision has been made for an international project management advisor to support the project in the earlier phases of the implementation, if necessary.

The Government of Kiribati has established a central Project Management Unit within to provide procurement and financial management support to ongoing and upcoming World Bank projects. The central PMU will provide support to KAP III through the services of its Senior Procurement Advisor. In time, and if government so desires, KAP III procurement and financial management functions could be transferred to the central PMU which would then provide these services to the project according to agreed business standards.  Equipment, materials and works contracts/Force Account activities will be managed and supervised through professional firms hired by the government under the project.

As was established under KAP II, the Secretary of the OB will be the Project Director, and the multi-agency National Adaptation Steering Committee (NASC) will provide overall governance and be the project sign-off authority on behalf of the GoK.

C4.2 – Financial Audits.  Annual and final audits will be carried out at the end of the project by the office of the Auditor General as under KAP II.

C4.3 – Mid-term Review.  An independent, international reviewer will be appointed to carry out the mid-term review, reporting to the GoK and the Bank.  The reviewer will consider effectiveness of the project generally including achievements against milestones, achievements against the development objective and the KPIs, and the effectiveness of the project and contract management.  The reviewer will provide a written report summarizing observations, areas of strength and areas to improve, and recommend appropriate improvement actions.

C4.4 – Monitoring & Evaluation.  The Project Manager will collect, maintain and report the monitoring and evaluation information progressively.  The M&E framework (covered in Annex 1) has been designed to be simple, with a heavy weight on factual, rather than qualitative, information that may be largely obtained from the firm contract outputs.  Firm’s and individual’s TORs will incorporate a requirement to report against the M&E framework to the extent that their activities are relevant.

An M&E specialist will undertake an audit of the M&E reporting and conclusions at mid-term or when approximately 50% of the budget has been disbursed.  The audit will be based on reviewing project outputs, structured interviews with key GoK officials, selected Bank and donor partner mission team members, contracted firms and individuals (by telephone if necessary), and observation of field teams in operation.  Particular weight will be placed on verifying M&E performance against community engagement KPIs.

# Annex 3:  Implementation Arrangements

# 1	Project Administration Mechanisms

- The implementation of the project and its various components are as follows:

| - Project Implementation Organization | - Management Roles and Responsibilities |
| --- | --- |
| - Implementing Agency (IA) – Office of the President (Te Beretitenti, OB) | - Responsible for the overall execution of the project. - Houses and operates the PMU. - Responsible for all procurement and financial management of the project through its PMU - Coordinates project implementation - Works closely with firms and individuals responsible for implementing and supervising various aspects of the project. - Responsible for compliance with environmental and social safeguards policies - Checks and certifies work done by all consultants and contractors and arranges payments. - Reports progress to the GOK and the donors. |
| - MPWU, MELAD, MHSH, MISA | - Responsible for the day-to-day implementation of specific components/sub-components - Checks and certify work done by consultants and contractors and report to OB - Sign off on sector related policy and technical documents produced by the project |
| - National Adaptation Steering Group (NASC) | - Oversees and monitors project implementation - Advises the GOK of any issues or concerns affecting project implementation and proposes remedial action |
| - World Bank | - Responsible for administering GEF, GFDRR, PHRD and Australia Trust Funds that co-finance components of the project. - Responsible for overall administration of the project. - Responsible for supervision of all procurement financed under the Grants - Responsible for overseeing the implementation of the project EMP and the Bank’s environmental and social safeguards measures. |

- The project implementation arrangements reflect and address the capacity constraints faced by government agencies. MPWU and PUB are constrained by the limited number of senior technical staff. The project therefore will support three long-term, resident senior engineers with skills in water monitoring, water operations and civil works whose responsibilities will include advising senior management, mentoring junior staff, and assisting with project implementation. Specialized training and capacity building on water investigations, asset management planning, technical design, procurement and supervision of works, contracting and tendering will be provided as part of the project technical assistance component. The OB is also constrained by the limited number of staff. With the project assistance, the PMU will be staffed with qualified local consultants and, based on the experience of KAP II, will be supported by a Project Manager Advisor and a Procurement Advisor that will be recruited internationally.

# Financial Management, Disbursements and Procurement

## Financial Management and Disbursement

- The overall responsibility for the implementation of this project is vested in the Office Te Beretitenti (OB) i.e. Office of the President. A Project Management Unit that was established under the earlier phases of the project will continue to manage and coordinate the day to day implementation of the project, which will include responsibility for the financial management function of the project as delegated to it by the OB. These functions include and not limited to: preparation of the budget for all the resources financing the project from various sources; execute the budget in accordance with approved work plans; monitor, control and correctly record all the financial transactions financed under the project in the books of accounts (computerized systems), prepare periodic financial reports and financial statements for the management and other users as required in the Grant Agreement.

- Country Issues: The most recent analytical diagnosis of the Kiribati Public Financial Management (PFM) framework was conducted through a Public Expenditure Financial Assessment (PEFA) in early 2010. The diagnosis identified a number of weaknesses in the PFM systems and processes. In particular, serious weaknesses were found in such as inaccuracies in the budgets, significant delays and substantial challenges in the quality of records and reporting the financial information. In addition, internal controls were considered deficient and the internal audit very weak to perform the function properly. In view of these shortcomings in the public financial management environment, it would not be prudent to rely of the existing country system for financial management, except for the Kiribati National Audit Office (KNAO) which is legally mandated to audit and report on the use of public financial resources. KNAO is by law authorized to subcontract such audit to independent private auditors (firms) if the need arises.

- As explained above, this project’s objective is to “improve the resilience of Kiribati to the impact of climate change on freshwater supply and coastal infrastructure” through four Components, which ultimately build on the achievements of KAP II. The four Components are: Component One – Improve water resource use and management; Component two – Increase coastal resilience; Component three – Strengthen capacity to manage the effects of climate change and natural hazards; and Component four – Support project management and monitoring & evaluation.  The financial management arrangements described here below therefore aims to support the smooth implementation of these Components.

- Financial Management (FM) Arrangements: The financial management risk for this project before mitigation is assessed as ‘Substantial’ in view of the factors contributing to risk under the various FM elements, i.e. Budgeting, Accounting, Internal Controls and Internal Audit, Flow of Funds, Financial Reporting and External Audit. Each of these FM elements is reflected hereunder. The residual FM risk following mitigation measures that are feasible prior to effectiveness, will not necessarily result in any significant change (reduction) in the level of risk but will rather ensure that the implementing entity is better equipped to manage the FM risk especially by implementing the proposed mitigation actions during the implementation of the project. The FM members of the Task Team (in the Sydney office) will monitor the progress and provide the necessary implementation support to the PMU as required.

- Budget: The project budget will be on cash basis, formulated from the agreed work plans to cover each financial year of the Government of Kiribati (GoK) which spans from January to December. The budget will be an aggregate of the activities whose costs will be estimated at the beginning of the financial year.

- Accounting System: The existing accounting system currently being used for KAP II will continue to be used for this project. This system operates on the ‘Attache’ platform adopted by the Ministry of Finance and Economic Development (MFED). The GoK financial management procedures will continue to guide the accounting framework for managing the project funds in the same way it has been applied under KAP II. Project funds and expenditures will however be distinctly identified and accounted for separately from the MFED general operations through a separate project specific account in the General Ledger. MFED has provided assurance that this arrangement will put in place. The staffing changes that have taken place in the PMU with the departure of an experienced and solid Project Accountant exposes the project to risk. However, it has been proposed that the Assistant Accountant who has been supporting the Project Accountant in discharging the accounting function will assume this responsibility. Training and support will be arranged under this project to help mitigate the risk and provide the necessary skills and confidence to the Accountant. If need be, a short term FM Consultant would be engaged under the project on a retainer basis for this purpose (on part time) as needed for a period not exceeding 12 calendar months. At the end of this period, an assessment of the Accountant’s performance will be conducted jointly by OB/MFED and the Bank to determine the next steps, i.e. continue with the staffing arrangements or to initiate the process of appointing a new Project Accountant.

- Internal Control and Internal Audit: The internal control environment is on the whole considered to be adequate. However, more will need to be done to overcome some of the challenges identified by the KNAO during its 2008 compliance audit of the internal control framework.  The 2009 audit report has not been released but it is envisaged that progress will have been made in this area. To mitigate the risk attributed to this weakness, MoFED and the Task Team will continue to monitor the progress and consider additional measures in addition to providing regular support. In the absence of an effective internal audit function, if the situation warrants during after the first year of the project, consideration may be made for recruiting Internal Auditor on contractual basis under the project whose retention will be subject to annual performance review and continued need.

- Flow of Funds: The PMU has considerable experience in managing Bank supported projects under the ongoing KAP II. There is adequate familiarity with the disbursement procedures and the flow of funds mechanism that are in place under KAP II, which will also continue to apply under this project. Additional training and support would be arranged by the Task Team for the PMU especially if there is capacity and interest to move to e-disbursement in the near future. It is envisaged that counterpart funding will not be applicable for this project.

- Financial Reporting: Unaudited Interim Financial Reports (IFRs) will continue to be prepared on a calendar quarter basis for this project in the same ways as it’s prepared under KAP II. The same IFRs formats used under KAP II will continue to apply for this project and the due date will also continue to be within 45 days following end of the calendar quarter being reported on. Confirmation will however be obtained at negotiations on the agreed formats. The annual financial statements will be prepared on basis of the accounting standards used by GoK for its own annual accounts on cash basis of accounting. The financial year of GoK (January to December) will also be the accounting period for this project.

- External Audit: External audit of all Kiribati government agencies, including state owned enterprises for the use of public funds is the responsibility of the Kiribati National Audit Office (KNAO) as mandated or provided by law. Consequently, KNAO will therefore conduct the annual audit of the project financial statements including activities of the Designated Account to be established for this project. GoK is accordingly responsible for ensuring the audited annual project financial statements and the auditor’s report and the management letter are submitted to the Bank within six months after the end of the fiscal year to which they relate.  Confirmation will be obtained prior to or at negotiations that Grant Recipient (MFED) has no objection to public access financial information i.e. the audited financial statements and audit report.

- Disbursement: All the available disbursement methods will be at the disposal of the project. These are: Advance method; Reimbursement method, Direct Payment method and Special Commitment method whose usage is expected to be seldom. The PMU is already familiar with how each of these methods are used and where they may apply. The project may also disburse part of the project proceeds though the Statement of Expenditure (SOE) procedure, which the PMU is also familiar with and the requirements of observing the SOE threshold. Details and additional instructions on disbursement will be provided to GoK and the PMU in a Disbursement Letter which will form part of the negotiations.

- Financial Management Action Plan: A summary of key time bound FM actions to be taken is briefly presented in the Table below:

| - Item | - Description of the action | - Performance Date | - Responsiblity |
| --- | --- | --- | --- |
| - 1 | - Training the Assistant Accountant on the responsibilities and accountabilities of assignment, i.e. Accounting Function | - Before project effective date if feasible | - Task Team and OB/MoFED |
| - 2 | - Confirmation of ToR for the Auditor | - Not later than 4 months of effective date | - OB/KNAO and Task Team |

- FM Implementation Support (Supervision) Plan: In view of the Substantial FM risk assigned to this project, as alluded above, the FM team members of the Task Team, based in the Sydney Office, will conduct on-site implementation support visits twice in a given fiscal year. In addition, the FM team will also undertake desk review of the quarterly IFRs and the annual audited financial statements and the auditor’s report and the management letter as soon as these are submitted to the Bank in compliance with the Grant Agreement.

- In conclusion, the FM Assessment conducted for the project (repeater phase III) which has relied heavily on the premise that continued FM arrangements under KAP II will apply without exception, meet the minimum fiduciary requirements for financial management stipulated in the OP/BP 10.02 (Bank Policies).

- The project will have the disbursement categories as shown below:

| Category | Amount of the Grants Allocated | Percentage of Expenditures to be financed |
| --- | --- | --- |
| TOTAL AMOUNT |  |  |

  - Procurement

- Procurement Arrangements.  Procurement for the proposed project will be carried out in accordance with the World Bank’s “Guidelines: Procurement under IBRD Loans and IDA Credits,” dated May 2004 and revised October 2006 and May 2010 (Procurement Guidelines); and “Guidelines: Selection and Employment of Consultants by World Bank Borrowers,” dated May 2004 and revised October 2006 and May 2010 (Consultant Guidelines); and the provisions stipulated in the Grant Agreement.

- The Republic of Kiribati Procurement Act of 2002 (which is based on the UNCITRAL Model Law on Procurement of Goods, Constructions and Services), is applicable to all public procurement other than procurement relating to national defense, national security, the Plant and Quarantine Ordinance, and exclusions identified in the Procurement Regulations (yet to be prepared).  As provided under the Act, a Central Procurement Review Board (CPRB) was set up, chaired by the Secretary to the Office of the President/Office of Te Beretitenti (OB).  CPRB is responsible for authorizing contracts over AU$50,000.  In addition, a Procurement Support Unit was set up in MFED, which provides secretariat support to the CPRB.  An assessment of the Act conducted by the Bank in July 2005 (for KAP II) concluded that it forms a sound basis for procurement of goods and works under NCB procedures, acceptable to the Bank.  However, although the Act authorized MFED to promulgate Procurement Regulations (which would have provided detail guidance for procuring entities), such regulations are yet to be prepared.  In addition, the local private sector (contractor/supplier industry) does not appear to have developed at the same pace as legislation.

- While supervision/implementation of the various components under the project will be carried out by the respective line ministries (MPWU/PUB, MHMS, MELAD, SRMU), all procurement activities under the project will be processed by the Project Management Unit (PMU) under the OB, with the support, mentoring and oversight of the Senior Procurement Advisor of the central PMU established in the Ministry of Finance for two other Bank-financed infrastructure projects.  All procurement and financial management functions may eventually be transferred to the central PMU in Ministry of Finance which would act as service provider for the KAP III Project Management Unit, if Government so decides.

- Procurement activities under KAP III will be similar to those which were undertaken under KAP II with, in addition, the inclusion of community participation in procurement as an option for the implementation of the Disaster Risk Management Fund through a small grants scheme.  The types of items to be procured under different expenditure categories are described in general below.  For each contract to be financed by the Grant, the different procurement and consultant selection methods, estimated costs, prior review requirements, and time frames will be agreed between the OB and the Bank task team, and provided in the detailed Procurement Plan.  The Procurement Plan will be updated at least annually or as required, to reflect actual project implementation needs and improvements in institutional capacity.

- Procurement of Works. Works to be procured under the project include installation of water abstraction galleries, water supply pipe network rehabilitation, rainwater harvesting storage facilities, and shoreline protection and related works.  International competitive bidding (ICB) procedures shall be used for procurement of works estimated to cost US$250,000 or more per contract.  Contracts estimated to cost less than US$250,000 (which will be a major share of the works contracts) will be procured following national competitive bidding (NCB) procedures or through force account (FA) under MPWU as they have the past experience, have developed procedures for FA acceptable to the Bank, and contractor availability for such works is limited. Procurement of very small works costing less than US$50,000 may be awarded based on shopping procedures, as defined in paragraph 3.5 of the Procurement Guidelines.  Community participation in procurement will be used for community-based initiatives (such as behavior change programs, mangrove replanting, and rainwater harvesting system maintenance) and under the disaster fund small grants scheme, in accordance with the provisions of paragraph 3.17 of the Procurement Guidelines.  Works contracts under NCB would largely comprise supply of labor, transport, plant and equipment, while the major portion of the materials requirements will be provided by the PMU.  This approach is based on lessons from KAP II where it was found that local contractors are not yet geared to processing their material requirements in a timely and cost-effective manner, taking into consideration shipping constraints.  The NCB documents currently in use for KAP II, which have been agreed with the Bank, will be used but will be appropriately revised to allow for supply of major material requirements under separate goods contracts.

- Procurement of Goods and Non-consultant Services. Goods to be procured under this project include measuring, monitoring and training equipment for water and land reserve management programs, water quality and salinity testing equipment, possibly GIS equipment, communication material, and office equipment.  Materials for works contracts, which would require large volumes to be imported at various stages of construction, would be procured by the PMU and supplied to the contractors or MPWU, as the case may be.  ICB procedures shall be used for procurement of goods estimated to cost US$100,000 or more per contract.  NCB procedures may be used for procurement of goods estimated to cost less than US$100,000 per contract where the goods could be supplied locally at competitive prices.  Shopping may be used to procure goods estimated to cost less than US$50,000 per contract.  Replacement equipment may be procured under direct contracting in cases where standardization is justifiable, and will be subject to prior agreement with the Bank.  The firm that is currently maintaining the Climate Change website (www.climate.gov.ki) will continue to maintain the website for the project duration through direct contracting.  The firm will provide on-the-job training to dedicated staff in the OB to enable a smooth takeover of the website management at the end of the project. Direct purchasing of small value items costing less than US$2,500 per purchase from local suppliers will be permitted, when obtaining and comparing quotations is not practical due to quality and distance considerations.  Although the option for procuring some goods through IAPSO was not utilized during KAP II, it will be retained for KAP III as the project scope is larger and it is possible this option may be used.

- Selection of Consultants.   Consultant services for the project include hiring of individuals for technical advisory services, project coordination, procurement, logistics support, financial management, and monitoring and evaluation, in accordance with the provisions of section V of the Consultant Guidelines; and hiring of firms/non-governmental organizations for designs and construction supervision, specialized studies, development of governance structures and disaster response systems, capacity building and mentoring, audits, management of the small grants scheme, facilitation of community-based initiatives, and delivery of awareness programs.  The Quality and Cost Based Selection (QCBS) method will be the default method used for selection of consultant firms.  Selection based on Consultant’s Qualifications (CQS) may be used for contracts estimated to cost less than US$200,000 each.  Short lists of consultants for services estimated to cost less than US$200,000 equivalent per contract may comprise entirely of national consultants, in accordance with the provisions of paragraph 2.7 of the Consultant Guidelines.  Due to the ‘climate adaptation’ focus of the project it is likely that certain small and specialized assignments may, subject to prior agreement with the Bank, be assigned to firms or individuals on single-source basis in accordance with the provisions of paragraphs 3.9 through 3.13, and 5.4 respectively of the Consultant Guidelines.  Additionally, to maintain continuity with activities initiated under KAP II, the services of some individuals currently providing technical advisory support may be continued, subject to prior agreement with the Bank.

- Procurement under the Small Grants Scheme (SGS) proposed to support the Disaster Risk Management Fund.  Items to be financed under the SGS will include construction materials, vehicle and plant hire, and commodities such as mangrove seedlings.  While MPWU will procure/hire and provide a major portion of the goods and equipment under the SGS, community groups will be afforded an option to procure small value items (less than US$5,000 per item), following community participation in procurement (CPP) procedures.  These procedures will be detailed in the Disaster Risk Management Fund operational manual, wherein Communities and/or Island/Town Councils will be required to follow shopping procedures, wherever practical, while direct purchasing will be permitted as an option, with adequate publicity being maintained within the communities on suppliers and their prices.

- Advance Procurement Actions.  The Government has already carried out the selection of individual consultants to staff the PMU and key government agencies, in the aggregate of US$ AA million, and procurement of works for rainwater harvesting at Banaba in the aggregate of US$ AA million. The selection of consultants and procurement of works will be carried out in accordance with Bank’s Procurement and Consultant Guidelines for the contracts to be eligible for retroactive financing. The prior review process by the Bank will be followed.

- Assessment of the Agency’s Capacity to Implement Procurement.  A procurement capacity and risk assessment was conducted during appraisal for the purpose of validating/updating the findings of the assessment previously conducted in July/December 2005 for KAPII.  The risks identified for KAP II remain the same, while there has been some improvement in the level of understanding of procurement practices through participation of staff in the evaluation process.  The OB continues to be limited in staff availability for carrying out procurement activities. Under KAP II, the PMU hired an international procurement advisor (part-time) and a national procurement officer (full-time) for procurement processing, and design and supervision consultants for technical support.  Following a procurement post review conducted by Bank staff in May/June 2008 on KAP II, measures were taken to increase the international procurement advisor’s in-country support and better facilities were provided for recordkeeping. The capacity of MPWU also continues to be constrained, with limited staff available for contract supervision and administration.  GOK will take steps to address this issue on a priority basis, by deploying dedicated staff to work in tandem with the project consultants to ensure that knowledge transfer takes place during the life of the project.  A review of procurement of materials for the force account works undertaken by MPWU (which followed the Government shopping/NCB procedures) revealed poor supplier responses, and contractual delays. The PMU for KAP II was delegated the authority to process procurement activities without having to obtain clearance from CPRB, irrespective of the value. However, the Secretary/OB, who chairs the CPRB, clears and signs all contracts in his capacity as Project Director.  Consultation with local works contractors revealed that, while they do have the experience in works of a similar nature as will be financed under the project, they are not geared towards planning and handling large material orders due to shipping, communication and other constraints.

- The Strategic Risk Management Unit is in the process of finalizing the Disaster Risk Management Fund operational manual. The fund currently provides financing for communities to repair public assets affected by disasters. Community proposals are prepared and costs are estimated by MPWU. The communities undertake the repair works using their own labor, while the goods and/or equipment are provided by MPWU. Delays can occur if the goods/equipment is not delivered in time by MPWU.

- Project Operational Manual.  An Operational Manual was prepared for KAP II, which includes a section on Procurement Arrangements.  The details provided are inadequate to guide project implementing staff and requires more detail on the processes and the documentation to be used.

- Procurement Risk and Mitigation Measures.  The procurement-related risks identified under the project are as follows:

- Non-compliance with agreed procedures, and delays in procurement processing due to inadequate capacity and expertise in the OB.

- Reduced efficiency, contractual delays, and potential for mis-procurement, due to poor record-keeping and absence of regular monitoring and reporting.

- Poor quality of outputs due to weak contract management, resulting from inadequate supervision capacity in the implementing agencies.

- The following mitigation measures to address the risks have been agreed between the OB and the Bank team:

- GOK will delegate to the PMU the full responsibility for processing all procurement activities under the project, as was provided under KAP II.

- The procurement section in the Operational Manual will be further refined to include more details on the internal processing arrangements, and the templates and documents to be used for KAPIII.  In addition, the guidelines developed for force account works will be included in this section.  The PMU will ensure that the manual is disseminated to all relevant staff within the implementing agencies.

- A procurement advisor hired by the central PMU in MFED for two other Bank financed infrastructure projects will provide mentoring and oversight to the KAP III PMU, with adequate country-based input. (S/he will also be responsible for developing and updating the procurement section of the Operational Manual).  Additionally, a full-time procurement officer will be hired locally and will be provided training relating to the Bank guidelines. [In the event the PMU in the MFED is set up earlier, with a procurement advisor on board, this same person may be assigned to assist KAP III, in place of hiring an additional advisor]

- A checklist of records to be maintained has been agreed with the Bank team; OB (or MFED once procurement and financial management services are transferred) will allocate adequate space and secure storage for project recordkeeping.

- At least two procurement-related monitoring indicators will be agreed with the Bank team and a procurement progress report will be prepared every six months, together with the procurement plan update.

- Adequate technical specialists will be hired by the PMU to assist in contract supervision and administration.  Additionally, the implementing agencies will ensure that counterpart staff is assigned to work with these specialists, to ensure there is adequate knowledge transfer by the end of the project.

- The overall procurement-related risk is high, and subject to implementation of the mitigation measures, could reduce to substantial.

- Procurement Plan.  The Procurement Plan (PP) [to be] developed by the OB/SRMU during appraisal (in consultation with the implementing agencies) provides the basis for the procurement methods and items subject to prior review.  [The PP agreed between the OB and the Bank Team on XXXXl XX, 2011 [negotiations] is available at the OB/SRMU].  It will also be available in the project’s database and on the Bank’s external website.  The plan will be updated in agreement with the Bank every six months, to reflect actual project implementation needs and improvements in institutional capacity.  Summaries of the key elements of the procurement activities are listed below in the following two tables:

- Goods, Works, and Non-Consulting Services

| Ref. No. | Contract Description | Estimated Cost (US$ million) | Procurement Method | Bank Review (Prior/Post) | Expected Award Date |
| --- | --- | --- | --- | --- | --- |
| G1 | Contract packages for material requirements for Water Resource Use & Management program | 1.3 | ICB/NCB | Prior for all ICB; first 2 NCB pkgs | May 2012 (1st package) |
| G2 | Supply of seedling and transport for Mangrove Planting (OI) | 0.2 | NCB/S | Post | September 2012 |
| G3 | Goods/materials for Small Grants Scheme | 0.4 | NCB/CPP | Post | September 2012 |
| W1 | Works contract packages (including materials) for Coastal Resilience program | 0.8 | NCB | Prior for first 2 pkgs | June 2012 (1st package) |
| W2 | Works contract packages for Water Resource Use & Management program | 0.2 | NCB | Prior for first 2 pkgs | August 2012 (1st package) |
| F1 | Materials/ works for Increase Coastal Resilience component | 0.7 | Force Account |  | October 2011 |
| F2 | Minor materials/works for the Water Reticulation Program sub-component | 0.3 | Force Account |  | May 2012 |
| NC1 | Climate change website maintenance | 0.1 | DC | Prior | March 2011 |

- Consulting Services

| Ref. No. | Description of Assignment | Estimated Cost (US$ million) | Selection Method | Bank Review (Prior/Post) | Expected Award Date |
| --- | --- | --- | --- | --- | --- |
| C1 | Key staff for PMU | 0.7 | IC | Prior | May 2011 |
| C2 | Technical design, supervision and specialist advice/training for the Increase Coastal Resilience component | 0.4 | QCBS | Prior | October 2011 |
| C3 | Snr. Civil Engineer for the Provide Advisory Support to MPWU sub-component | 0.3 | IC | Prior | September 2012 |
| C4 | Technical design & construction supervision and specialist advice/training for Improve Water Resource Use & Management component | 1.8 | QCBS | Prior | November 2011 |
| C5 | Snr. Water Engineer for the Provide Advisory Support to MPWU sub-component | 0.4 | IC | Prior | June 2011 |
| C6 | Snr. Water Asset Mtce/ Operation Engineer to provide advisory support to PUB under the Water Reticulation sub-component | 0.3 | IC | Prior | October 2011 |
| C7 | Legal/governance advisor (provisional under C4, but may be separated) | 0.1 | IC | Prior | November 2011 |
| C8 | Technical support to the SRMU of OB (option to procure as part of C2, C4 or C7 will also be considered) | 0.3 | QCBS | Prior | October 2011 |
| C9 | Small Grants Manager for Disaster Fund | 0.04 | IC | Prior | February 2012 |
| C10 | Monitoring & Evaluation | 0.1 | IC | Prior | January 2012 |

- Frequency of Procurement Supervision.  In addition to the prior review supervision to be carried out by the Bank, the capacity assessment has recommended that supervision missions visit the field twice a year to carry out post review of procurement actions.

- Prior Review Thresholds.  Prior review by the Bank of goods and works contracts will include: (a) all contracts to be awarded under ICB procedures; (b) the first two contracts to be awarded under NCB procedures, each for goods and works; (c) the first two works agreements to be implemented under force account; and (d) all goods and works procured under direct contracting.  All other goods and works contracts will be subject to post review.

- Prior review by the Bank of consultant service contracts will include: (a) contracts with firms or individuals estimated to cost US$100,000 or more per contract; (b) contracts with firms or individuals for providing procurement advisory/support services, irrespective of the value of the contract; (c) all contracts with firms hired under single source selection procedures estimated to cost US$100,000 or more per contract; (d) all contracts with individuals hired under sole source selection procedures estimated to cost US$50,000 or more per contract; (e) all contracts with individuals hired for long-term technical assistance or advisory services for the duration of the project (or most of it), irrespective of the value of the contract.  In addition, the Bank’s no objection will be required prior to: (a) inviting firms to offer the services of individual consultants in accordance with paragraph 5.1 of the Consultant Guidelines; and (b) terminating negotiations with the selected individual and proceeding to negotiate with the next best individual.  All other consultant service contracts will be subject to post review.  The terms of reference, selection process and draft contracts of consultant services that will be subject to prior technical review only will have been agreed with the Bank team and are identified in the procurement plan.

- The above thresholds may be revised during the project implementation period, based on regular capacity and risk assessment updates carried out by the Bank team

## Environmental and Social (including safeguards)

- Two Safeguard policies are triggered under the project. These are OP 4.01: Environmental Assessment and OP 4.12: Involuntary Resettlement. The table below summarizes why the other policies are not triggered.

| Policy | Reason Not Triggered |
| --- | --- |
| OP 4.04 – Natural Habitats | The project will not convert or degrade any protected areas, known natural habitats, or established or proposed critical natural habitats. For water resources all activities will be carried out to improve the established operations. Coastal protection walls will be built in selected coastal areas to reduce future environmental damage from erosion and wave actions. |
| OP 4.06 – Forests | There are no forests in the area. |
| OP 4.09 – Pest Management | Construction activities will not influence pest management. |
| OP 4.11 – Physical Cultural Resources | There are no physical cultural resources which may be affected by the proposed works. |
| OP 4.37 – Safety of Dams OP 7.50 – International Waterways OP 7.60 – Disputed Areas | None of these are triggered. |

- The safeguards documents were disclosed as shown below:

| Document | Date of Disclosure |  |
| --- | --- | --- |
|  | In Country | InfoShop |
| Environmental Management Plan | February 11, 2011 | ?? /2011 |
| Resettlement Policy Framework | February 11, 2011 | ?? /2011 |

## Environmental

- The project is rated as a Category B project as the environmental impacts are considered to be minor, temporary and can be easily mitigated. The EMP was prepared and disclosed locally on February 11, 2011. The EMP summarizes the anticipated environmental impacts and its associated mitigation measures during the design, construction and operational phases. It makes reference to the relevant law and contract documents, general locations, timeframe, mitigation costs, and the responsibility for its implementation and supervision. A field monitoring plan /checklist has been prepared based on the EMP and monitoring plan. The field monitoring plan / checklist will be used by the supervising engineers to ensure that the EMP is properly implemented. The signed checklists will be provided to the OB through the PMU who will be responsible for the appropriate follow-up and compliance reporting.

- Safeguards / mitigation measures outlined in the EMP will be updated during the design phase and incorporated in the project design, technical specifications and bid / contract documents. During the construction phase the contractor will construct the project as per the design and technical specifications and implement the EMP with supervision provided by the supervision consultant. During the operation / maintenance phase, the period starting with the issuing of the “Certificate of Completion” the onus for the upkeep and long term maintenance of the works falls on the MPWU or PUB as applicable.  For works under Force Account, MPWU or PUB will be responsible for both construction and upkeep as the construction agency and owner concurrently.

- Major Impacts. The major environmental impacts associated with developing water resources and improving the water reticulation system is mostly construction related. This is also the case in building coastal protection works. These impacts will largely be related to clearance of minor shrubs and grasses; excavation of for development of water galleries, collection of reef mud for construction of coastal protection walls, soil erosion during excavation, construction during rainy seasons, transportation of construction materials and backfill materials; dust pollution during excavation and construction; generation of dust, drainage during construction, etc. However, in all cases the impacts are expected to be minor, temporary, readily mitigated and in most cases easily reversible.

- Contaminated drainage and sedimentation will be controlled by scheduling construction to limit disturbance of large areas during rainy seasons, avoiding direct discharge of contaminated water to the adjacent land or water courses and installing silt traps at the onset of the construction.

- To minimize dust generation, trucks transporting friable materials and all material stockpiles will be covered. Excess waste materials will be used as backfill material or disposed of in sites chosen in consultation with MELAD, MPWU, PUB and the local communities to promote future uses of waste materials. The contractor will be required to spray water on exposed surfaces during dry periods and especially near schools, hospitals, rural communities, etc.

- Given the small size of the projects, noise impacts on schools, hospitals, churches and rural and urban areas, etc. is not expected to be a problem. However, communities will be advised when there will be unavoidable noisy construction activities in the areas.

- Decommissioning. To minimize ongoing impacts of disturbed areas after the construction is completed, the contractor will be responsible for the proper decommissioning of the construction and any other used sites. Recommended measures will include: (i) raking or loosening of compacted ground surfaces; and, (ii) establishing site re-vegetation. The local communities will be consulted to determine the type and extent of rehabilitation.

- Monitoring and Evaluation. Data on compliance with the EMP will be collected by the supervision consultant as part of its regular duties. The EMP contains an Environmental Monitoring Plan and a Field Monitoring Checklist which will be used to monitor the Contractors’ performance vis-a-vis the implementation of the EMP. The costs of environmental supervision will be included as part of the supervision consultant’s Terms of Reference. Where there are continued violations of the EMP, the supervision consultant shall arrange training and identify other actions to assist / persuade the contractors to implement the EMP.

## Social

- Involuntary Resettlement.  Given the physical nature of the project, there is potential that people may be impacted when coastal infrastructure or groundwater abstraction systems are installed. While physical resettlement is not envisioned, and will be avoided, it is possible that small parcels of lands or crops will be affected, or that people’s access to these crops will be affected. Removal of these crops, for example, may be necessary to install the groundwater abstraction systems but also to protect the integrity of the water reserve. In order to manage these and any other impacts that may be experienced, an existing Land Acquisition and Resettlement Framework (LARF) is in place. This LARF was developed under the KAP II project and it is found to be an informative and accurate document that appropriately reflects the land tenure arrangements in Kiribati today. Given that KAP III builds on KAP II and given the adequacy of the existing LARF, a new resettlement document was not necessary. In addition, a KAP II-commissioned Social Assessment is found to be relevant and appropriate and can continue to provide guidance under KAP III.

- The purpose of the LARF is to provide guidance for the process and intended outcomes of resettlement plans. It seeks to ensure that those people whose land, assets, access to assets, or livelihoods in any way, are directly affected by the project can share project benefits and be able to improve or at least restore their standard of living to the level prior to the beginning of project implementation. Compensation will be paid, and any other resettlement entitlements provided, before any impacts are experienced. Compensation and/or livelihood restoration arrangements will be guided by the GOK’s valuation rates, which are currently under review and will be updated in the first half of 2011 and by ongoing consultations with affected people. If impacts are experienced, efforts will be made to ensure both male and female heads of households are present when entitlements are delivered. This will help to ensure that women are involved in the compensation process and get access to entitlements and project benefits, and that decisions on how to spend the entitlements are made by both the male and female head of households.

- Institutional Arrangements. The Government of Kiribati is responsible for resettlement and compensation needs during the project. The Ministry of Environment, Land and Agricultural Development (MELAD) is the lead agency responsible for coordinating planning and implementation of land acquisition and resettlement activities. The MELAD formulates and manages the resettlement budget and pays compensation to the affected people after the Lands Management Division (LMD) has carried out a survey of the assets and trees on the site. The LMD has rates in place to pay compensation for various types of assets and to lease land when appropriate. Compensation rates will be updated in the first half of 2011. Land lease rates in Kiribati are revised every three years. The KAP III PMU, under the direction of the OB’s office, will be responsible for liaising with MELAD on all resettlement-related arrangements.

- The GOK has in place legislation for payment of compensation and resettlement procedures that are in line with the World Bank’s policies. The MELAD has the expertise to assess resettlement plans in line with the Bank’s resettlement procedures, and the MELAD, in conjunction with the KAP III PMU and the OB’s office, will have the responsibility for reviewing the Abbreviated Resettlement Plan (ARP) that may be needed and their implementation. Close monitoring by the World Bank is recommended throughout the land acquisition process, to provide any assistance that GOK may need.

- The KAP III project will aim to learn from the KAP II resettlement lessons, including ensuring that coordination amongst the KAP III PMU and relevant government departments starts from early on, and allowing sufficient time for consultations with stakeholders. The main challenge to successful implementation of social safeguards in the project will be time, as land boundaries may need to be demarcated, resolution of land boundaries may need to take place, and appropriate compensation and/or livelihood restoration systems may need to be designed. These processes will take time, as they have done under KAP II, and thus KAP III subprojects will need to plan accordingly.

- Consultations. Consultations aimed at informing stakeholders of the continuation of the KAP project and getting stakeholder’s feedback, were held in South Tarawa with relevant government agencies, women’s groups and church organizations. Informal consultations were also held by the World Bank’s Social Safeguard Specialist with a variety of NGOs and civil society to get input into the project.

- These consultations were supplemented by ongoing consultations that took place in North and South Tarawa during the implementation of KAP II. Ongoing consultations took place in North Tarawa under KAP II regarding the installation of groundwater abstraction systems. Stakeholders were consulted on an ongoing basis on the benefits and the impacts of such a system, and the type of approaches needed to ensure that their livelihoods were not adversely affected. Consultations also took place in South Tarawa regarding the layout of coastal infrastructure, and how to best protect people’s assets from flood threats.

- The KAP III project is based on a consultative approach, and consultations will continue and be enhanced during the implementation of the project. As with KAP II, a “feedback loop” will be in place in KAP III to ensure communities are continuously informed of project designs that impact them and that they are able to offer their suggestions and share their concerns, and learn how these have (or have not) been incorporated into project design.  It will be important to involve women throughout the consultation process as women can be one of the greatest groups affected by the impacts of climate change. Specific focus group discussions with women should be conducted during the project to help ensure women can have a voice during the implementation of the project, as experience shows it can be hard to get women’s inputs at larger group meetings.

- Grievance Mechanism. Kiribati has in place traditional methods of grievance resolution, involving the Unimane and Island Council representative and, if necessary, the Magistrates Court.  These methods will continue to be used in KAP III subprojects as they are well known and respected by people.  The objective of the project is to ensure grievances can be resolved locally at an early stage, and only those that cannot be resolved will be delegated to the Courts. The mechanism for redressing grievances was presented and explained in the consultations, and has been continuously discussed with stakeholders under KAP II.  It should be noted that people in North and South Tarawa are generally well informed about compensation processes and redress mechanisms, as land leasing and land compensation is quite frequent given the lack of land. . However, to ensure expedient resolution of grievances, the project may look to provide additional support to traditional grievance systems if needed.

- Monitoring. It is the responsibility of the GOK to make an assessment to determine that the objectives of the -LARF have been achieved. The GOK – including MELAD, the OB’s office and KAP III PMU – will undertake internal monitoring of the project’s progress. In addition, the World Bank will assess the implementation of the -LARF and other associated activities during implementation support.

# 4	Monitoring & Evaluation

- The project includes monitoring and evaluation of fiduciary and safeguards compliance, project implementation progress and project impact. Quarterly, semi-annual and annual reports, independent financial audits, a mid-term review and a final evaluation review are required under the project. In addition the project supports knowledge sharing and seeks feedback through regular reporting to the NASC, donor partners active in Kiribati, public consultations organized around all major project activities and public communication and media services.

- The Results and Monitoring Framework (Annex 1) has been designed to be simple, focused on factual, rather than qualitative, information that may be largely obtained from the firm contract outputs.  Firm’s and individual’s TORs will incorporate a requirement to report against the results framework and other key monitoring indicators to the extent that their activities are relevant.

- A monitoring and evaluation (M&E) specialist will undertake an audit of the M&E reporting and conclusions at mid-term or when approximately 50% of the budget has been disbursed.  The audit will be based on reviewing project outputs, structured interviews with key GoK officials, selected Bank and donor partner mission team members, contracted firms and individuals (by telephone if necessary), and observation of field teams in operation.  Particular weight will be placed on verifying M&E performance against community engagement KPIs.

- The PMU will submit to the Bank: (i) the quarterly reports; (ii) semi-annual progress reports in a format acceptable to the Bank; and (iii) all draft and output reports prepared by the consultants.  The OB shall also submit annual audit reports.

# 5	Role of Partners

- A description of the role of partners and other relevant donor programs is provided in some detail in Annex 8.

# Annex 4
Operational Risk Assessment Framework (ORAF)

Appraisal and Post Appraisal Package Version

Project Development Objective(s) The project will improve the resilience of Kiribati to the impacts of climate change on freshwater supply and coastal infrastructure. PDO Level Results Indicators:; 1. Volume of potable water per day provided from new groundwater sources, water saved through reduced leakage and wastage and new rainwater harvesting systems. 2. Length of coastline with vulnerable public and private assets made resilient to the effects of sea-level rise and wave action and extreme and variable weather events to a minimum 25 year design life..

| Risk Category | Risk Rating | Risk Rating Explanation | Risk Description | Proposed Mitigation Measure | Status C= completed O = ongoing NYD = Not yet Due N/A = Not Applicable |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Project Stakeholder Risks |  |  |  |  |  |  |
| - Stakeholder | Medium-L | Public consultations during project preparation indicate a good level of support for the project. However, since the project is addressing only selected sites, it may encounter some resistance by those not directly benefitting from the project. Relations with government and donor partners do not pose problems as the project is aligned with government activities and supports/complements other donor programs. | Local communities and individual stakeholders may oppose some of the interventions, dispute over the selection of project sites, or disagree with the mix of activity between Outer Islands versus South Tarawa Donor partners may not support the project | The project will continue to raise awareness on its objectives, scope and expected benefits to the community through public consultation and communication efforts. Prior to starting any investment activity specific consultations and participatory mechanism established under the project will seek community consensus on agreed interventions. A government-appointed working group contributed to the project design Project activities are based on GOK priorities. Other donors (especially NZAP, GOA, ADB and PRIF) were fully engaged during the project preparation and will be invited to participate in supervision missions. |  |  |
| 2. Operating Environment Risks |  |  |  |  |  |  |
| - Country | High | Kiribati’s economy is narrowly based and highly volatile, with the public sector taking up a large proportion of economic activity. Budget allocations for water and coastal systems maintenance and operations are limited. Groundwater supply in South Tarawa is currently unsustainable. Cost recovery for reticulated water use is limited, below the cost of delivery, and heavily cross-subsidized. |  | The project will address limited aspects of these issues over the life of the project, potentially reinforced by follow on programs. The more severe issues of long-term capacity, cost-recovery, ongoing affordability of maintenance and operations, and long-term development of groundwater resources, including compensation and governance of water reserves, can only be addressed through the long-term financial assistance of donors to assist the GoK to achieve the objectives of its Development Plan. |  |  |
| - Institutional Risk (sector & multi-sector Level) | High | Kiribati lacks the managerial and technical skills to implement a project of this magnitude. Competing demands from other large projects will further stretch already very thin institutions |  | Partnering with other donors to increase complementarities and effectiveness of interventions. Simpler project design, intensive support and flexibility to restructure activities if needed. |  |  |
| 3. Implementing Agency Risks (including FM & PR Risks) |  |  |  |  |  |  |
| - Capacity | High | The MPWU and PUB lacks the technical capacity to undertake a project of this size, particularly alongside other programs. Supporting agencies such as MELAD and MISA are already fully committed on other agency activities. There is limited procurement capacity in the country for a project of this size and complexity. The Disaster Management officer in the OB is filled only as a contract position. | The Recipient does not have the capacity to successfully implement the proposed activities. Other donor programs and day-to-day agency activities have priority over allocation of available resources. | The PMU will be led by an experienced Project Manager with a proven track record in projects of this type. Using the experience from the restructured KAP II project, this project will employ design and supervision firms for the civil and water components to provide the necessary support to the Government, and reduce the demands on the PMU. Placement of 3 water and civil engineers in MPWU and PUB to provide direct support will be supported. Significant training and development will be provided through various aspects of the project. The Bank will ensure regular and intensive supervision missions to provide support to the Government. More works implementation using NCB procurement rather than Force Account will be considered. |  |  |
| - Governance | Low | Government support for the project is strong | Decision-making process through the NASC and Cabinet may delay project implementation | Through its leadership of the project the Office of the President will guide the work of the NASC |  |  |
| - Fraud & Corruption |  |  |  |  |  |  |
| 4. Project Risks |  |  |  |  |  |  |
| - Design | Medium-I | The desire to implement many priorities identified in NAPA and other development frameworks is balanced by the desire to implement the project successfully and in a timely manner. | The impact of the project may be diluted by a change in scope that adds additional activities | The need to limit scope is one of the key lessons emerging from the implementation of KAP II and has already been agreed in principle with GoK. The project design will be carefully reviewed to ensure that the activities are logically inter-connected and attractive to bidding firms and contractors. |  |  |
| - Social & Environmental | Medium-I |  | Historic grievances and social-cultural attitudes may be a barrier to gaining sufficient community support for the sustained operation of water reserves. Coastal protection works affect coastal processes, and require sustainable sources of material. Abstraction works can impact groundwater quality if poorly designed or over pumped Land acquisition processes may take time | Extensive community consultation and negotiation over extended time periods will form part of the implementation program. All works will be reviewed against established best practice, and will be subject to GoK environmental clearances and seawall licenses. Capacity building will improve water resource management practices Ongoing consultations with communities will be essential to expedite processes, as well as close coordination between contractors, the KAP III PMU, the OB’s office and other relevant government agencies |  |  |
| - Program & Donor | Low | Donor collaboration on the program is satisfactory. | Other donor programs promote an incompatible approach or duplicate effort. | Extensive liaison is/will be undertaken with other donors to identify overlaps and to rationalize potential overlaps and conflicts. The Bank will continue to notify other donors of progress and intension under this project to encourage dialogue. The OB will also assist in the dialogue with donors. |  |  |
| - Delivery Quality | Medium-I |  | The MPWU/PUB supervision of works may allow sub-standard construction. Works constructed under the Small Grants Scheme are sub-standard or not completed. | The use of experienced international expertise placed in-country will ensure proper supervision throughout the implementation of civil works |  |  |
| - Procurement | Medium-I | Lack of familiarity with international procurement standards and logistical complexity have been a serious challenge for the timely implementation of KAP II | The Borrow has limited experience and procurement capacity and the country presents considerable logistical challenges. | A Procurement assessment of the implementing agency and project design was carried out during preparation to confirm the appropriate mitigation measures. The experience of the restructured KAP II project was considered. To the extent possible, project activities have been consolidated and therefore procurement volume will be minimized. Technical assistance to the PMU on Procurement and Project Management will include increased presence on the ground. The Bank’s supervision of procurement activities, which functions as a quality control mechanism, will continue to be conservative. The design and supervision consultant shall assist in preparing the bidding documents and provide support to the Borrower in procuring all water and civil works using NCB, or supervising Force Account. |  |  |

A - Proposed Rating before Decision Meeting:

| Project Team | Risk Rating: Preparation | Risk Rating: Implementation | Date | Comments |
| --- | --- | --- | --- | --- |
| Overall Risk | Medium-I | High | 4/6/2011 | The overall risk to the project is assessed as High due to the very weak institutional capacity within the sector, the relatively large size of the project and the concurrent implementation of other large investments. Ensuring that the amount of procurement managed directly by the PMU is limited will be essential. The project design and supervision consultant firms will play an essential role in ensuring the project’s success. Appointment of several individuals directly into MPWU/PUB/OB/PMU will assist with GoK capacity constraints, and allow effective operational mentoring and coaching. |

B - Review by IL Risk Team for Decision Meeting:

| Risk Team | Risk Rating: Preparation | Risk Rating: Implementation | Date | Comments |
| --- | --- | --- | --- | --- |
| Overall Risk |  |  |  |  |

Final Decision Meeting Rating:

| Appraisal Decision Chair | Risk Rating: Preparation | Risk Rating: Implementation | Date | Comments |
| --- | --- | --- | --- | --- |
| Overall Risk |  |  |  |  |

# Annex 5: Implementation Support Plan

# Strategy and approach for Implementation Support

- The implementation support strategy is designed to provide assistance to government on technical aspects of project implementation, support community participation in decision-making, build institutional capacity in project management and address the critical issues identified in the ORAF risk profile.

Stakeholder risk:

- Role of Partners. The project has been designed in close consultation with donor partners. As part of the IS strategy, partners co-financing the project will be invited to participate in supervision missions, while inputs from other partners will be thought through government-led processes (such as development partners meetings and the work of technical working group such as the water and sanitation working group) and donor coordination meetings.

- Community engagement.  Community engagement and participation feature highly in KAP III especially in regard to water conservation and water governance measures; community ownership and long-term maintenance of project-funded infrastructure; behavior change campaign and will be supported with technical experts and ad hoc consultation with communities and civil society throughout project implementation.

Implementing agency risk:

- Project complexity. Project design, scope, procurement and implementation arrangements have been kept as simple as possible to adjust to the counterpart agencies’ capacity. The scope of the project investments has been limited to two sectors: water resource management and protection of coastal assets and focuses on replicating and expanding measures already tested under the previous project.

- Implementation agency capacity. Constraints in terms of number and technical skills of government staff are addressed by providing significant capacity building throughout the project in a mix of long-term resident experts and specialized technical firms. The implementation support team will include a range of technical experts from water engineering to coastal zone management, social development and community engagement, environmental management and climate change. The implementation arrangements have also been kept simple, with one agency responsible for the overall project (Office of the President) and line ministries responsible for the implementation of specific components/subcomponent.

- Procurement. While the project will benefit from the experience already gained during the implementation of KAP II, and responsibility for procurement under the major investment components has been transferred to firms, the implementation support strategy is to continue to provide hands-on, real time advice and guidance on all fiduciary aspects of project implementation. Particular attention is given to building and sustaining capacity on procurement and financial management with Bank’s staff in-field and remote support.

- Implementation Support Plan (ISP)

- Project implementation will be supported by a core task team based in the Pacific region to ensure timely, flexible and more effective response to client’s needs. TTL, procurement, financial management and climate change support will be provided from staff based in Sydney, while technical advice on water and costal engineering, coastal zone management, community risk management and social safeguards will be provided by team members based in Australia and in New Zealand.

- Supervision will be more intense during the first year of implementation, especially on procurement of technical advisory services and large physical works, with up to three formal missions to ensure smooth transition between KAP II and KAP III.

- The main focus of implementation support is summarized in the matrix below:

| Time | Focus | Skills Needed | Resource Estimate | Partner Role |
| --- | --- | --- | --- | --- |
| First twelve months | Procurement training and supervision | Procurement specialist | 3 SW | Partners will provide technical and strategic advice throughout implementation |
|  | FM training and supervision | FM specialist | 2 SW |  |
|  | Environment training and supervision | Environmental specialist | 2 SW |  |
|  | Land acquisition and resettlement monitoring | Social specialist | 3 SW |  |
|  | Project planning/implementation | Water/Coastal Engineer Coastal mgmt/Adaptation Disaster risk mgmt. spec. | 2 SW 2 SW 1 SW |  |
|  | Technical and procurement review of bidding document | Water engineer Civil engineer Procurement specialist | 1 SW 1 SW 1 SW |  |
|  | Technical review of TORs for advisory services | Water/coastal engineer Coastal mgmt/ DRM Environmental spec. | 1 SW 1 SW 1 SW |  |
|  | Team leadership | TTL | 5 SW |  |
|  | Implementation support | ACS | 5 SW |  |
| 12-60 months | Project planning/implementation | Water/coastal engineer Coastal mgmt/Adaptation Disaster risk management spec | 3 SW 3 SW 3SW | Partners will provide technical and strategic advice throughout implementation |
|  | Technical and procurement review of bidding document | Water/coastal engineer Coastal mgmt/Adaptation | 3 SW 3 SW |  |
|  | Project infrastructure construction | Civil engineer | 2 SW |  |
|  | Technical review of TA outputs | Water/coastal engineer Coastal mgmt/Adaptation Disaster risk management spec | 2 SW 3 SW 3 SW |  |
|  | Environmental and social monitoring and reporting | Environmental Spec. Social specialist | 4 SW 4 SW |  |
|  | Review of bidding documents | Procurement specialist | 4 SW |  |
|  | Review of financial management | Financial management specialist | 3 SW |  |
|  | Team leadership | TTL | 15 SW |  |
|  | Implementation support | ACS | 8 SW |  |

Skills Mix Required

| Skills Needed | Number of Staff Weeks | Number of Trips | Comments |
| --- | --- | --- | --- |
| Procurement | 8 | 6 |  |
| Financial Management | 5 | 6 |  |
| Environment | 7 | 6 |  |
| Social | 7 | 7 |  |
| Water/Coastal Engineer | 12 | 7 |  |
| Coastal Mgmt/Adaptation | 12 | 7 |  |
| Disaster risk specialist | 7 | 5 |  |
| TTL | 20 | 10 |  |
| Technical specialists | 5 | 5 | Various disciplines |

Partners

| Name | Institution/Country | Role |
| --- | --- | --- |
| Joanne Craigie | Australia | First Secretary, Dev. Cooperation, Kiribati |
| Rayan Madrana | Australia | First Secretary, Climate Change, Suva |
| Sonya Cameron | New Zealand | Program Manager, Wellington |
| Michael Upton | New Zealand | First Secretary, Kiribati |
| Jan Overbeek | PIAC | Deputy Manager, Sydney |
| Allison Woodruff | ADB | Infrastructure, Manila |
| Steve Blaik | ADB | Water and Sanitation, Manila |

# Annex 6: Team Composition

World Bank staff and consultants who worked on the project:

| Name | Title | Unit |
| --- | --- | --- |
| Emilia (Milina) Battaglini | Task Team Leader | EASNS |
| Nathan Hale | Team Assistant | EACNF |
| Richard Croad | Water Resources & Coastal Resilience Specialist | Consultant |
| Anil Somani | Env. Safeguards Specialist | Consultant |
| Nanda Gasparini | Social Safeguards Specialist | Consultant |
| Shyam KC | Disaster Risk Reduction Specialist | EASIN |
| Colleen Butcher-Gollach | Community Infrastructure Specialist | Consultant |
| Olivia Warrick | Climate Change Adaptation Specialist | EASNS |
| Tobias Haque | Economist | EASPR |
| Miriam Witana | Procurement Specialist | EAPPR |
| John Nyaga | Financial Management Specialist | EAPFM |
| Hanneke Van Tilburg | Legal Counsel | LEGEN |
| Thao Le Nguyen | Disbursement Officer | CTRFC |

# Annex 7: Summary of Lessons Learned from KAPII

- Experience from KAP II has informed the design of KAP III and will be carried forward in the project implementation.  Lessons learned from KAP II are at three levels: policy level, management and capacity level, and project implementation level.

Policy level

  - Lesson: high-level leadership and regular donor engagement are crucial. KAPII was hindered in its critical early stages by lack of high-level leadership in the government and a miscalculation of the level of implementation support required by the Bank. Early mis-judgement of the level of management skills and capacity in-country, and the level of priority attributed to KAP II by the OB were addressed by the project restructure that took place mid-term and the intensification of Bank supervision that followed.

Recommendation: GoK and the KAP donors need to work closely together to ensure that KAP III is firmly pointed in the right direction (recommendations 3.2 and 1.3, below) and gets the resources and support needed to make CCA a reality.  Regular and easy communications and a focus on ensuring mutual understanding are priorities.

  - Lesson: Political commitment and linking climate change adaptation to social development policies are difficult to achieve within the lifespan of KAP project phases.   Strong political commitment to climate change adaptation alongside other priorities in Kiribati takes a long process of engagement.  Although political commitment is increasing, it is unrealistic to expect support to materialise within the lifetime of KAP III (this is an important lesson in itself).  Country ownership of CCA requires a long term view.

Recommendation: adopt a longer term, programmatic approach by strengthening collaboration and alignment of KAP III with other donors to leverage other partners’ programs in pursuing climate resilient investments and ensure continuation of  CCA initiatives beyond the lifespan of the project.  The project will support the coordination mechanisms that are emerging in the water, sanitation and waste management sector and seek cooperation with development partners by integrating its activities as much as possible with other partners' programs. During KAP III, the presence of long term advisers will be expanded and balanced with bringing in short term advisers where necessary,  to ensure positive KAP III outcomes.

  - Lesson: Clear leadership on climate change from the GoK is important to public morale.  Lack of clear leadership and information from the GoK regarding ways to address climate change, population growth and emigration into the future is generating some degree of fear and despondency among the public.  This could be maladaptive in that it may create disincentives for adaptive behaviour change.

Recommendation:

(a) KAP III could provide for a nationwide programme of studies and extension activities in collaboration with national health authorities, churches and NGOs, to support the early achievement of population stability

(b) GoK policy statements and national development strategies should outline a pragmatic, three-part aim to achieve population stability through family planning and relief of pressure through emigration, backed by effective in-country CCA activities.  The GoK should take the lead in disseminating a ‘we can do it’ note in dealing with the future of Te Kain Kiribati, spelling out how domestic and external efforts and resources can be combined in effective action.

2. Management and capacity level

  - Lesson: Effective project management depends upon well-skilled individuals.  The expertise and cohesion built within the KAP II PMU was instrumental to the accelerated success of the project post-restructure.  This expertise and cohesion is the result of a lengthy learning process involving management support.   Key individuals in the current KAP II PMU have increased project management capacity and are valuable for the implementation of KAP III and should be retained for the next phase of the program if possible.

Recommendation: the PMU staffing for KAP III should be based on that of the KAP II PMU, with an infusion of relevant project management experience, preferably in the CCA field, possibly from the private sector and if necessary from the Pacific region.

  - Lesson: Public access to research and information is important for efficiency.  The large archive of research and advice generated by KAP I and KAP II, mostly of high quality and on subjects not previously studied in depth in Kiribati, is unique. A common problem in the Pacific is that research outputs from projects are not collated or made publically available.  This can result in research duplication in future projects, thereby wasting funding and time.

Recommendation: wide public access to PMU’s library of CCA-related data and research should be promoted. KAP III should include adequate resources to establish, advertise and maintain electronic and hard-copy access by the public in Kiribati and elsewhere to all KAP reports at no or nominal cost, electronically linked to similar facilities in regional organisations and universities. The website www.climate.gov.ki should be used to facilitate public access to information.

3. Project implementation level

  - Lesson: A simple project design with focussed scope is required to maximise project performance and in-country capacity building.  The pre-restructure design of KAP II was overly ambitious, assuming a project implementation capacity and expertise not available in Kiribati at the time.  Design incorporated too many complex components, each of which could feasibly have served a project in its own right.  Six ministries were tasked with implementing activities.  Inter government agency communication and coordination was not sufficient to accommodate this.

Recommendation: KAP III should maintain a simplified and streamlined project design with a balance between scaling up successful activities and introducing new activities.  KAP III has been designed to keep the project scope focussed and to simplify project implementation and procurement arrangements, including a more balanced use of external short-term consultants and long-term resident advisors to strengthen institutional capacity. Continuous support should be provided to the OB to build partnerships across government agencies.  A strong focus on scaling up ‘things that worked well’ to more locations ensures project simplicity and maximization of existing capacity.

  - Lesson: A balance between physical works and soft outputs that aim to change how people think and behave is important. Hard outputs in South Tarawa (including much-needed maintenance to existing infrastructure) were priority during KAP II. A fundamental element of CCA is behavioural change to complement these hard outputs, in particular affecting: design and construction of public and private assets, land-use planning, food production, public health, family size and how to plan it, and location in South Tarawa or the Outer Islands.

Recommendation:

- KAPIII should ensure ‘behavioural change’ is high in the hierarchy of objectives, with resource allocations to match, and ensure the outreach of the programme to all populated islands, involving churches and local councils and dedicated extension teams, and drawing on the experience of other countries.

- Ways should be found to fund and execute a realistic annual infrastructure maintenance programme, using donor resources to supplement the GoK budget. This would enable CCA-dedicated funds to be directed towards more sustainable and proactive adaptation activities.

  - Lesson: Extended community consultations are required for successful water resources management.  A focused campaign on coastal resilience and water resource management was problematic under KAP II as it was difficult for stakeholders (MELAD, KAP PMU, and WB advisers) to reach agreement on the TOR for this task.  The result was a lack of adequate integration of village community perspectives into water resource management and issues arose over land ownership, access and use rights.

Recommendation: KAP III should build extensive and long term community consultation into its design and continue and expand the community consultations piloted under KAP II.  As a result, KAP III has been designed to include community consultation into all the three project components (water, coastal protection and community risk management) in order to integrate this critical element in the implementation of the specific components rather than as a stand-alone function.

Good practices from KAP II

- The table below outlines successful elements of on the ground implementation of KAP II, taken from the KAP II Annual Report for 2009.  These were all particularly successful elements of KAP II implementation which will be integrated and scaled up in KAP III.

Table 1: Principal achievements for KAP II in 2009

| Category | Principal Outputs for KAP II in 2009 |
| --- | --- |
| Downsizing Global CC Science for Kiribati | - Report on Storm Surge & SLR - CALCULATOR – Coastal - Report on Drought & Rainfall Information - CALCULATOR – Rainfall & Drought - Key cadre trained in practical use of Calculators |
| Improved Water Resource Management | - National Water Policy approved by GoK Cabinet - Draft Tarawa Water Master Plan - Leakage Detection and Repair progressed (Procurement of materials and equipment). - Procurement and Contract Award for FS7 Kiribati Improved Sustainability & Supply of Freshwater |
| Improved Coastal Zone Management | - Strengthened Foreshore Management Committee protocols in Integrated Coastal Hazard Management. - Significantly improved skills and capacity of key GoK staff to undertake climate change risk assessments and adaptation planning, - Procurement and Contract Award for FS6 -Improved Protection of Public Assets - Coastal & Coral Reef Monitoring* |
| Consultations and Mainstreaming CCA. | - First National Consultation on CC* - Consultations in 5 Outer Islands* - 18 Outer Island Profiles completed. - Baseline Survey of Public Attitudes to CC* - Bilingual Glossary on CC and CCA Terms* - Media events / Newsletters / Posters etc. - SHOW CASE of KAP at COP15 Side Event for Kiribati. |

# Annex 8: Alignment with Partners and other Donors’ Programs

- The following summarizes other projects and programs in Kiribati that are highly relevant to KAPIII.

Government of Australia

- AusAid has been a major funding partner of the Kiribati Adaptation Program since the beginning and continue to support the program in its third phase with significant co-financing.  The KAP represents the primary vehicle for bi-lateral aid for Kiribati on water and disaster management.  AusAID also has a number of other initiatives in Kiribati in education, health, economic growth and reform, and gender.

- Australian Department of Climate Change and Energy Efficiency (DCCEE). The Pacific Adaptation Strategy Assistance Program (PASAP) is one of the main components of the Australian International Climate Change Adaptation Initiative (AICCAI). The PASAP’s aim is to strengthen the capacity of Pacific Island Countries (PICs) and Timor Leste to assess their vulnerabilities to climate change through the provision of information, tools and training, and to incorporate climate change adaptation into planning and development strategies.  Through PASAP, the Australian Government is supporting consultations in Kiribati to ensure climate change is comprehensively integrated into the latest Kiribati Development Plan (KDP).  This is highly complementary to KAP III which seeks alignment with relevant national policies.  If integration is effective, this could potentially form a basis for the Bank to support implementation of climate change adaptation priorities identified.

- Australian Bureau of Meteorology and CSIRO. The Pacific Climate Change Science Program (PCCSP) is helping Pacific island countries and East Timor to better understand how the climate and oceans have changed and how they may change in the future. Investment in better climate change science for the Pacific region and East Timor will improve the basis for adaptation planning and allow for more targeted development assistance. The program is working with partner countries to: track and analyze recent climate trends; investigate regional climate drivers; investigate past and future changes in ocean processes, ocean acidification, regional sea level rise and extreme sea level events and; prepare regional and national climate projections for 2030, 2055 and 2090. Kiribati is a partner country of the PCCSP.  Outputs from the PCCSP in Kiribati will enhance the development of climate proofed water and coastal assets as part of KAP III.  Technical capacity building under the PCCSP in Kiribati will be highly complementary to adaptation planning and risk management capacity built as part of KAPIII.

GEF

- The proposed project is part of the GEF Pacific Alliance for Sustainability (GEF-PAS), a regional program approved by the GEF Council in April 2008 to support the Pacific region on a variety of interventions that have impacts on the global environment as well as on the environmental sustainability of the countries. As the third phase of a program launched with the support of the GEF in 2003 KAP III supports fully the implementation of priority actions identified in the National Adaptation Plan of Action (NAPA) and in particular the on-the-ground implementation of the most promising adaptation measures that have been identified and developed under KAPII and expand the coverage of the demonstration.

Japan Policy and Human Resources Development

- The Japan Policy and Human Resources Development Fund (PHRD) Fund was established in 1990 as a partnership between the Government of Japan and the World Bank. The Fund finances technical assistance and activities to develop human resources in developing member countries of the World Bank and to assist them to formulate and implement development policies. Disaster risk reduction and climate change adaptation are priority focal areas.  PHRD is a key co-financier of KAPIII.  The Government of Japan is also actively supporting the Pacific Catastrophe Risk Assessment and Financing Initiative as well as demonstration projects throughout the Pacific.

Global Facility for Disaster Reduction and Recovery

- GFDRR undertook a stocktake exercise to assess the extent to which disaster risk reduction and climate change adaptation activities (including the enabling environment) have progressed in seven Pacific island countries, including Kiribati.  The stocktake highlights arrangements for supporting hazard and climate change risk management leading to disaster risk reduction and climate change adaptation measures. Specifically it identifies country and regional needs for supporting risk reduction programs, the primary players who are supporting such programs, gaps in delivering support and possible synergies, and comparative advantages among agencies active in this activity. The stocktake provides important baseline information that feeds into KAPIII and are the basis for GFDRR support to KAP III.

Pacific Infrastructure Advisory Center (PIAC)

- PIAC is assisting the government of Kiribati in designing and implementing the South Tarawa Program for Water, Sanitation and Solid Waste Management (South Tarawa WS&SW Program). The WS&SW Program represents a coordinated approach under the leadership of the Government of Kiribati to improve service levels and performance in the WS&SW sub-sectors and thus enhancing the livelihood and welfare of the people.  It comprises of a number of individual projects and activities that are planned, managed and implemented by government agencies with the support of and in direct consultation with development partners.  Along with the NZAP’s STP and ADB’s Sanitation Master Plan project (see below), KAPIII is a major development partner for the WS&SW Program. The program is therefore fully synergized with the water sector and capacity building components of KAPIII, particularly in its water resource management and water supply activities. Partners in the program have agreed to coordinate their efforts to achieve a focused approach, avoid overlaps and gaps and reinforce their individual efforts.

ADB

- ADB is undertaking the South Tarawa Sanitation Improvement Sector Project (formerly known as Tarawa Sanitation Improvement Project), aimed at improving equitable access to improved sanitation for South Tarawa’s population.  The obvious synergy with KAPIII is the project impact on ground water quality, as poor sanitation is a continued threat to the delivery of potable water. Specific synergies are through: priority sanitation sector infrastructure investments undertaken by MPWU and PUB; improved sanitation practices among South Tarawa's population; capacity building within the PUB and MPWU for sanitation service delivery and regulatory oversight. The project also complements KAPIII through building project management capacity within the MPWU and PUB to improve project implementation ability.

New Zealand Aid Program

- NZAP is undertaking a number of complementary urban development activities on South Tarawa and Kiritimati Island under the Urban Development Program (UDP) formerly called Sustainable Towns Program (STP).  The UDP/STP Phase 2 (2010–2013), with funding support from NZAP and PRIF is implementing the construction of a fully-serviced residential and associated land uses subdivision on a portion of Temaiku State Land for 150 low-middle income families.  It is also planning to provide a package of visible infrastructure improvements, in particular potable water and sanitation in the two poorest villages of Betio and Bairiki (1,000 households).  Other activities are aimed at strengthening the urban management capabilities of the Ministry of Internal and Social Affairs (MISA) and the Urban Councils through implementing a range of ‘learning by doing’ urban management core functions in the existing villages on South Tarawa and Kiritimati Island, including a solid waste management project, local economic development, and construction of rainwater tanks at community maneabas making use of technical standards developed under KAP II.  The experiences in working with communities in South Tarawa under STP, and the operation of small grants schemes, will be relevant to the KAP III project implementation. NZAP is also involved in a rainwater harvesting initiative on Kiritimati, for which technical designs have been based on the standards developed under KAP II.

EU

- The EU is undertaking a project on Water and Sanitation in Outer Islands Implemented by UNICEF. The goal is to increase access to safe and sustainable water and sanitation and reduce water-related diseases in Kiribati. The project will target the small and remote outer islands of Kiribati, focusing on conducting hydro-geological assessments of groundwater resources, assessing existing water and sanitation infrastructures, repairing faulty structures and installing new rainwater harvesting systems with safe storage facilities. It is also expected to enhance governance capacity at community level to ensure the sustainable operation and maintenance of water infrastructure facilities. The project will further include intensive training and awareness raising campaigns on water sanitation and hygiene. The EU project focus on outer islands complements KAPIII’s primary focus on Tarawa.

The World Bank

- The World Bank has increasing operations in Kiribati. In addition to the proposed project on climate change adaptation and disaster risk reduction, other currently active technical assistance and investment operations are in the areas of institutional capacity building for labor export and in the telecommunications sector.  An Aviation Infrastructure Investment Project is under preparation.  Upcoming projects include investments in solar energy and assistance to respond to the global food crisis.

The World Bank/ADB

- In conjunction with ADB, the WB is undertaking the Kiribati Road Rehabilitation Project. The development objective of the Road Rehabilitation Project for Kiribati is to improve the condition of South Tarawa's main road network and help strengthen road financing and maintenance capacity. As part of this, ADB and WB are investigating the possibilities to include rehabilitation or replacement (where necessary) of the older parts of the water transmission line, thus complementing water reticulation activities in KAPIII.

- Pacific Region Infrastructure Facility

- PRIF is a multi-donor initiative between AusAid, NZAP, the World Bank Group, ADB and the European Union (European Commission and European Investment Bank) with the aim of harmonizing the infrastructure support offered by the four agencies in the Pacific Region.  Australian bilateral funding to KAP III will be channeled through PRIF to facilitate the delivery of funds and ensure broader coordination with donors active in the infrastructure sector.

# Annex 9: Maps

“Kiribati: Analysis of 2006 Household Income and Expenditure Survey”. UNDP, Suva.

“Kiribati: Infrastructure Sector Review” (September 2009). The Pacific Region Infrastructure Facility (PRIF), Sydney.

Albeit recognizing that “coastal” is too confining for some islands of Kiribati where, for example, as in the case of South Tarawa, no area is far from the coastal zone and all land is potentially at risk of the effects of climate change.

Also known as “physical losses”.

Also known as “non-physical or management losses”

In addition, the priorities for improving water, sanitation, and solid waste management ratified by the WSSW Task Force chaired by the Secretary to Cabinet are highly relevant for and should guide the implementation of climate resilient measures in these sectors.

This is the version that should be used for Appraisal stage as well as for seeking clearance by management to move forward with negotiations.

For Track II Operations only.

Lessons and recommendations are compiled from:

Hughes, T (2011), Unfinished Business: KAP II Implementation Completion Report, April 2011

Government of Kiribati (2010), Combined Annual Report 2009 and Progress Report to March 2010, KAP II