Request for CEO endorsement/Approval

Project Type:

the GEF Trust Fund

Submission Date:      12/22/2010

| Expected Calendar (mm/dd/yy) |  |
| --- | --- |
| Milestones | Dates |
| Work Program (for FSPs only) |  |
| Agency Approval date | 01/20/2010 |
| Implementation Start | 03/15/2011 |
| Mid-term Evaluation (if planned) |  |
| Project Closing Date | 02/28/2014 |

part i:  project Information

GEFSEC Project ID: 4194

gef agency Project ID: 120702

Country(ies): Republic of Moldova

Project Title: Biogas Generation from Animal Manure Pilot Project

GEF Agency(ies):

Other Executing partner(s): Ministry of Environment, Republic of Moldova

GEF Focal Area(s):

GEF-4 Strategic program(s): CC-SP3-RE

Name of parent program/umbrella project:  N/A

- Project framework  (Expand table as necessary)

| Project Objective: The project’s three-year development objective is to promote the transfer of a new environmentally sustainable renewable energy technology through piloting the use of animal manure for biogas-based heating and electricity production at the farm level. The development objective will be achieved by: (i) removing barriers to enable the use of biogas renewable energy technology in the country; (ii) building farmer capacity in environmentally sound manure management systems to reduce environmental pollution; and (iii) reducing greenhouse gas (GHG) emissions to help address climate change effects by using a viable alternative to fossil fuels. The Global Environment Objective is to contribute to the reduction of GHG emissions through the adoption of on-grid renewable energy supplies. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ### Project Components | ### Indicate whether Investment, TA, or STA2 | Expected Outcomes | ### Expected Outputs | ### GEF Financing1 |  | Co-Financing1 |  | Total ($) c=a+ b |
|  |  |  |  | ### ($) a | ### % | ### ($) b | ### % |  |
| 1. Enabling Legislative and Policy Environment | TA | Enabling legal framework created for the sale of surplus generated electricity into the national grid | (i) Smaller renewable energy producers are able to sell the surplus electricity they produce into the national grid at a reasonable price (ii) Biodigesters are certified for use in Moldova. | 80,000 | 90 | 8,900 | 10 | 88,900 |
| 2. Technical Assistance, Capacity Building and Awareness Raising on Animal Manure-Based Biodigesters and electricity generation technologies (including to local producers) | TA | Technical capacity established and knowledge transferred to manufacture, install, operate and maintain biodigesters | (i) Farmers receive technical advice and training on operation and maintenance of biodigesters (ii) Technology transfer ensured through dissemination and use of international best practices; (iii) Related investments in biodigesters are properly implemented with smooth operation of the technologies installed; and (iv) Awareness raised widely among the potential beneficiaries, government agencies, etc. on the use of biodigester technologies (v) Local equipment manufacturers receive training and support to start production of biodigesters. | 610,000 | 88 | 81,600 | 12 | 691,600 |
| 3. Investment Grants for pilot Biodigersters | INV | Locally produced biodigester technology tested Reduced GHG emissions | Biodigesters for livestock farm piloted in two project sites GHG direct emissions reduced by 103,130 t/CO2 over the useful lifetime of the two biodigester installations | 200,000 | 30 | 467,000 | 70 | 667,000 |
| 4. Project Management |  |  |  | 90,000 | 80 | 22,500 | 20 | 112,500 |
| Total Project Costs |  |  |  | A980,000 |  | B580,000 |  | 1,560,0003 |

1    List the $ by project components.  The percentage is the share of GEF and Co-financing respectively of the total amount for the component.

2   TA = Technical Assistance; STA = Scientific & Technical Analysis.

3 The project amount indicated here does not include the expected follow-on carbon finance project for clarity purposes.

- Sources of confirmed Co-financing for the project

| Name of Co-financier (source) | Classification | Type | Project | %* |
| --- | --- | --- | --- | --- |
| GEF Agency |  | Credit | 300,000** | 51.7 |
| Government |  | Cash | 10,000 | 1.7 |
| Government |  | In-kind | 21,400 | 3.7 |
| Private Sector |  | Cash | 218,600 | 37.7 |
| Private Sector |  | In-kind | 30,000 | 5.2 |
| Total Co-financing*** |  |  | B580,000 | 100% |

* Percentage of each co-financier’s contribution at CEO endorsement to total co-financing.

** US$300,000 will be provided as co-financing from the US$7 million credit line under the Rural Investment and Services Project II.

*** These co-financing costs are for GEF-related activities only. The costs related to the follow-up carbon finance project are not shown here.

Note: The difference of US$48,600 in private sector cash contribution and US$30,000 of private sector in-kind contribution between the co-financing indicated in Table B above and the confirmation letters provided relate to cash contributions of farmers for miscellaneous expenses incurred for the training they will receive (e.g., transportation), as well as the labor they will provide to support the biodigester installations.

C.   Financing Plan Summary For The Project ($)

|  | Project Preparation a | Project b | Total c = a + b | Agency Fee | For comparison: GEF and Co-financing at PIF |
| --- | --- | --- | --- | --- | --- |
| GEF financing | 0 | A980,000 | 980,000 | 98,000 | 980,000 |
| Co-financing | 0 | B580,000 | 580,000 |  | 2,513,000* |
| Total | 0 | 1,560,000 | 1,560,000 | 98,0000 | 3,493,000* |

* The Amount at PIF stage included also a follow-ON Carbon Finance project. The follow-ON project is still expected, however, the financing related to it has been removed for clarity purposes.

D.  GEF Resources Requested by Agency(ies), Focal Area(s) and Country(ies)1 – NOT APPLICABLE

| GEF Agency | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Project (a) | Agency Fee ( b)2 | Total c=a+b |
| Total GEF Resources |  |  |  |  |  |

1  No need to provide information for this table if it is a single focal area, single country and single GEF Agency project.

2    Relates to the project and any previous project preparation funding that have been provided and for which no Agency fee has been requested from Trustee.

E.  Consultants working for technical assistance components:

| ### Component | ### Estimated person weeks | ### GEF amount($) | ### Co-financing ($) | ### Project total ($) |
| --- | --- | --- | --- | --- |
| ### Local consultants* | 124 | 92,750 | 12,650 | 105,400 |
| ### International consultants* | 50 | 198,000 | 27,000 | 225,000 |
| ### Total | 174 | 290,750 | 39,650 | 330,400** |

*  Details to be provided in Annex C.

** The difference of US$450,100 between the amount budgeted for consultants here and the total TA costs from Table A is formed as follows: US$80,000 will be spent on training logistics; US$136,288 on local and international consultant travel; US$12,000 on demo trips for farmers; US$90,000 on information  campaign materials (various media); US$50,000 on a feasibility study for biodigester technology potential in Moldova; US$65,000 on a study tour for manufacturers; US$10,000 on independent assessment, and US$6,812 is budgeted for contingencies.

f.   Project management Budget/cost

| ### Cost Items | ### Total Estimated person months*** | ### GEF amount ($) | ### Co-financing ($) | ### Project total ($) |
| --- | --- | --- | --- | --- |
| ### Local consultants* | ### 91.5 | 69,200 | 17,300 | 86,500 |
| ### International consultants* | 0 | 0 | 0 | 0 |
| ### Incremental office facilities, equipment, vehicles and communications* |  | 4,600 | 1,150 | 5,750 |
| ### Local travel* |  | 7,800 | 1,950 | 9,750 |
| Audits |  | 8,400 | 2,100 | 10,500 |
| Total |  | 90,000 | 22,500 | 112,500 |

*  Details to be provided in Annex C.   ** For others, it has to clearly specify what type of expenses here in a footnote.

*** Assumes 4 person-weeks in one person-month.

G.  Does the project include a “non-grant” instrument? yes     no 
      (If non-grant instruments are used, provide in Annex E an indicative calendar of expected 
        reflows to your agency and to the GEF Trust Fund).

H.  describe the budgeted m &E PLAN:  Monitoring and Evaluation arrangements have been built into the design of the project at all levels to track and make adjustments during the course of implementation.  The CFU, the project administrator (and technical implementing agency), will be responsible for and will coordinate all data collection and contract ad hoc surveys as necessary.  Monitoring and evaluation will be conducted at three levels: (i) start-up and implementation of the project activities; (ii) impact of the project activities and technologies developed on production and use of renewable energy; and (iii) contractual arrangements for pilot farms.  The arrangements take account of the climate tracking tools developed for GEF-4. A results framework with indicators and outcomes has been developed as part of the Project Brief. The project administrator (CFU through its Manager) will have overall responsibility for monitoring and evaluation and reporting to the Ministry of Environment and the World Bank based on the agreed results framework indicators. The CFU will produce semi-annual and annual progress reports for submission to IDA, the Ministry of Environment and other interested Agencies. Semi-annual reviews will be conducted by supervision missions so as to identify specific measures to adapt project design as necessary to ensure objectives are met.

More substantial supervision of project implementation progress would be carried out after eighteen months of project implementation to check that the project is on course to achieve the expected results and outcomes. In addition, project funds have been allocated for the purposes of an independent assessment of project results and impact. This final evaluation, carried out by an independent organization, will take place at the conclusion of the project. This evaluation will include an assessment of results and impact and recommendations for mainstreaming project results. The Evaluation Report will be a key input toward the Implementation Completion Memorandum (ICM) for the project.

part ii:  project justification:  In addition to the following questions, please ensure that the project design incorporates key GEF operational principles, including sustainability of global environmental benefits, institutional continuity and replicability, keeping in mind that these principles will be monitored rigorously in the annual Project Implementation Review and other Review stages.

- State the issue, how the project seeks to address it, and the expected global environmental benefits to be delivered:

Background and Rationale.  Moldova is small, landlocked and one of the poorest countries in Europe with GDP per capita significantly below the average for Central European countries (in 2007, the gross national income per capita was $1,055 - GNI, Atlas method). Moldova is almost totally dependent on imported fossil fuels. If the geopolitical situation changes and gas and oil prices increase, the negative impact on the country’s economy will be significant. A recent World Bank report on Energy Outlook in Eastern Europe and the Central Asia Region notes that, while the financial and economic crisis provided a temporary relief to the energy crunch, with the increase in economic activity, energy security will become one of the most important issues for the region. In particular, it will affect energy importers, making them increasingly dependent on their energy suppliers. At the same time, the country has a strong interest in using possible available sources of renewable energy which should play an important role in Moldova’s energy future.

The country imports both primary energy resources (natural gas, petroleum products and coal) and electricity. Nearly half of the energy imported is natural gas, about 25% are liquid fuels, and the rest is mainly represented by electricity and coal. Most energy resources (over 70%) are used for electricity and heat production. During the last decade, only about 4% of the energy consumed came from internal sources. The remaining 96% of primary and electrical energy was imported: natural gas from Russia, electricity from Ukraine (30%), Romania (10%), Transnistria (30%), and only 30% of electricity was produced from internal sources. The majority of the population lives in rural communities, where living conditions are especially difficult in the cold winter months. In rural areas, traditionally, coal and firewood is used for heating. The price of fuels, including coal, has increased dramatically resulting in a fall in coal consumption.

Moldova has the potential to produce energy from renewable sources. However, renewable energy technologies are rarely used due to lack of funds and skills. The Energy Strategy for the Republic of Moldova estimates that a wide range of renewable energy sources are available in the country, including solar, wind, biological sources such as manure, as well as hydropower.

The agricultural sector in Moldova contributes 34% of the country’s GDP. Of the total agricultural production, animal production comprises 42%, thus making it a vital sector.  The structure of animal production is presented in Table 1 below.

Table 1. Animal Production by Type of Animal as a Percentage of Total Production

| Animal production, of which | 41.9% |
| --- | --- |
| Production of animals and poultry, of which: | 21.6% |
| Cattle | 3.2% |
| Pigs | 11.5% |
| Sheep and goats | 0.5% |
| Poultry | 6.4% |
| Milk | 13.3% |
| Eggs | 5.4% |
| Other | 1.6% |

Source: National Bureau of Statistics, 2008

Furthermore, the agricultural sector is the second greatest source of greenhouse gas (GHG) emissions after the energy sector, and according to data for 2005, accounts for 18% of total national GHG direct emissions - excluding land use, land use change and forestry (LULUCF). Table 2 below provides data on animal waste.

Table 2. Animal Waste Production in Moldova (2007)

| Types of animals | Number of Animals | Daily Waste Produced (l/day/ capita) | Yearly Volume of Produced Waste (m3/year) | Dry Matter (%) | Animal Solid Waste (tons/year) |
| --- | --- | --- | --- | --- | --- |
| Cattle | 232,000 | 42* | 9,744,000 | 9* | 877 |
| Pigs | 299,000 | 4,5* | 1,345,500 | 6* | 81 |
| Horses | 58,000 | 27** | 1,566,000 | 9** | 141 |
| Sheep/ goats | 853,000 | 1.8* | 1,535,400 | 10* | 154 |
| Poultry | 17,000,000 | 0.1** | 1,700,000 | 55** | 953 |
| Total | 18,442,000 |  | 15,890,900 |  | 2,206 |

* Source: TACIS Project “Prut River Tributaries”, Nutrient Management Study, 2001

** Estimated data

The production of bio-energy is strongly supported by the Law on Renewable Energy (passed in July 2007), which sets a very ambitious goal of using renewable resources to supply 20% of the country’s energy needs by 2020. Among renewable energy sources, emphasis should be placed on bio-waste, especially waste that harms the environment such as animal manure. Using biogas technologies to convert local animal waste into electricity, fuel and fertilizer would allow the country to move towards increased energy security and reduce GHG emissions into the atmosphere.

Replication potential over the next 5 to 7 years is estimated at 40 to 50 farms. Based on statistical data for 2008, Moldova has approx. 440 registered animal farms, including 130 specializing on cattle production. Of those, approx. 20 farms have 400 cattle or more, which, according to the project team’s calculation is the minimum farm size necessary for exploiting the full economic and technical potential of a biodigester. The interest of these larger producers in biodigesters, although cautioned by the novelty of the technology, is significant. At the same time, it is expected that the biodigesters installed on the pilot cattle farms, in combination with the information campaign carried out by the project, will also generate interest among swine and poultry producers, which account for another approximately 330 farms (some farms are mixed cattle and swine farms). With the local engineers and biodigester manufacturers trained, it is expected to be relatively easy to introduce biodigester technologies suitable for these types of farms. It is expected that at least 20% of the swine and poultry farms will be interested and financially capable of installing biodigesters. In addition, Moldova will serve as a demonstration for other countries in the region. While most of the study tours and information exchange trips are currently undertaken in Western Europe, Moldova could serve as an alternative example for farmers and animal producers in other countries interested in biodigester technologies.

One of the ways of encouraging replication of the demonstration results under the GEF grant is expected to be carbon finance. The payments from the sale of emission reductions will serve as a grant component in the future investments in the technology. Based on the team’s analysis, carbon payments: (i) improve the financial feasibility of the investments by increasing the IRR two-fold or three-fold, compared to the project without the carbon payments; (ii) reduce the repayment period, thus allowing the farmers to achieve financial sustainability; and (iii) serve as a security for the lending institutions in cases where the animal producers will have to borrow. While a parallel carbon finance project was planned in parallel to this GEF grant for the purposes of scaling up the technology, the carbon finance project is expected to be prepared once the technology has been made available in the country. At least 40 farms (all types of animals) have contacted the CFU seeking participation in the carbon finance project. However, caution due to novelty of the technology and effects of the economic crisis have not permitted the carbon finance project to be launched.

The Biogas Generation from Animal Manure Pilot Project has been designed to tackle several issues affecting the global environment:

(i) The livestock sector, which is economically and politically important in Moldova, is also a source of air and water pollution:  In the case of air pollution, the livestock sector in Moldova is one of the most significant contributors to global warming, contributing about 18% of GHG emissions, measured in carbon dioxide equivalent (CO2e); the total is divided between 9% of anthropogenic CO2 and 37% of methane (CH4). Existing manure management systems – such as open high piles or storage in unlined lagoons – are considered unsound and environmentally polluting.  The problem of water pollution stems from a lack of sustainable manure management practices, contributing to the eutrophication of local water reservoirs and beyond, through the Nistru (Dniestr) and Prut Rivers, to the eutrophication of the Black Sea. Following the farm privatizations that took place during the 1990s, approximately 2,000 state-owned livestock farms were closed, while the number of animals bred by individuals increased. Absence of appropriate waste and manure disposal facilities in the villages has lead to significant contamination of well and groundwater, which are sources of drinking water for half of Moldova’s population. Approximately 76% of wells monitored by the Ministry of Health and Social Protection do not meet hygiene standards. Nitrate concentrations in groundwater are gradually reaching deeper layers.  The GEF Agricultural Pollution Control Project piloted actions at the farm level to reduce this pollution.

(ii) Lack of new environmentally-friendly technologies. There is very little experience in Moldova (and even in the ECA Region) in the use of environmentally friendly technologies, such as biodigesters. Given the transition of most of the economies in the region, general business development and profitability have prevailed over concerns for environment and sustainable business practices, especially due to the higher initial investment costs. However, increasingly, private businesses are becoming interested in environmentally sound technologies, realizing the expected increased profitability and sustainability in the long-term. Moldova’s animal producers are particularly keen to deploy new technologies, which would contribute to reducing pollution and improving the efficiency of their operations.

(iii) Dependence on imported fossil fuels. Moldova has few natural resources and energy security has become an issue as the country is entirely dependent upon fossil fuel imports for its primary energy requirements and manufacturing inputs, making it vulnerable to international price fluctuations. The Republic of Moldova is paying the highest prices for natural gas compared to other post-USSR countries. The price of gas imported from Russia rose from $191 per 1,000 cubic meters to $211 as of April 1, 2008 (Moldovagaz). The increase is in line with the five-year agreement signed by the Moldovan government and "Gazprom" in January 2007, which provides for gas price revisions every three months and a gradual increase in the gas price to $350 per 1,000 cubic meters in the years to come.

In addition, the project will support the implementation of the Law on Renewable Energy. At this time, there is no clear follow-up action plan, budget or related regulations to achieve the law’s goals, and the need to tackle the legal and regulatory framework as the first step for energy reform has been highlighted in donor policy advice to the Government of Moldova (GOM).

Project Approach: The project will provide an integrated approach to piloting the use of renewable energy sources, in particular, biogas. It will contribute to the reduction of climate change effects, the reduction of water resource pollution, bring benefits to the energy sector through the introduction of environmentally friendly energy installations, as well as increase efficiency in the agricultural sector. The project is a follow-up to the GEF’s Agricultural Pollution Control Project (APCP), which piloted the installation of manure management platforms on private farms and in village communities. The project will be financed from GEF and IDA resources. An IDA credit will co-finance investments supporting the installation of pilot (demonstration) biodigesters (through a borrowing arrangement supported by participating commercial banks). The project will provide capacity building support to Moldova’s animal producers and local producers of biogas/co-generation systems, and to a wider farming population on new, environmentally friendly technologies. In addition, GEF funding will be provided to finance matching grants for pilot biodigesters/co-generation systems in up to two livestock farms. The exact design of the installations will be determined based on the specific conditions in the pilot sites. It will be insured that the digester investments will all include the equipment to utilize the gas produced, either for heat or electricity generation or both.  The Moldova Biogas Pilot Project is expected to serve as a demonstration project for future scaling-up of activities in Moldova and the wider region. In order to ensure that a full spectrum of biodigester technologies is piloted, the participants in the GEF-financed activities will also have the possibility to learn from the Moldova Bioenergy Project, which will be implemented together with the World Bank’s Carbon Funds and will focus on piloting biogas installations in farms that are not supported by GEF funding (i.e., poultry and swine farms). The project design will ensure that GEF resources and carbon credits are adequately separated, to avoid financing overlaps.

Project Components.  The project will provide an integrated approach to piloting the use of renewable energy sources, in particular, biogas. It will contribute to the reduction of climate change effects, the reduction of water resource pollution, bring benefits to the energy sector through the introduction of environmentally friendly energy installations, as well as increase efficiency in the agricultural sector. The project is a follow-up to the GEF-supported Agricultural Pollution Control Project (APCP), which successfully piloted the installation of cattle manure management platforms on private farms and in village communities.  The following four components are envisaged under the project:

Component 1: Enabling legislative and policy environment (Total cost - $88,900 of which GEF $80,000), including: (i) certification and licensing of biodigesters for use in Moldova and with provision of the necessary supporting legal framework; and (ii) cooperation with the country’s energy regulator to review options and develop the relevant legislation provisions for allowing smaller electricity producers to sell surplus electricity into the national grid.

Component 2: Technical assistance, capacity building and awareness raising on sound animal waste management, and animal manure-based biodigester and electricity generation technologies (Total - $691,600 of which GEF $610,000). In order to promote sound animal manure management practices and mainstreaming of the use of biodigester technologies, the project activities will include capacity-building, by mobilizing international expertise and best-practice transfer, to provide: (i) training of farmers in sound manure management practices; (ii) training of a number of local engineers in the installation and operation of biodigesters in order to be able to work independently in scaling up the generation of biogas and electricity after the project closes; (iii) training of participating farmers in the proper operation of biodigesters; and (iv) broader awareness-raising in the livestock production community through a series of seminars and demonstration activities, to disseminate information on the benefits of biogas and electricity generation from animal manure. The component will also support a feasibility study to replicate and expand the use of biodigester technology in the country’s animal farms (livestock, pigs and poultry). In addition, in order to reduce the investment cost, biodigesters will be manufactured locally to ensure affordability and accessibility of biodigesters for a wider farmer population. The project will assist local producers with knowledge transfer and capacity building in various biodigester and co-generation equipment technologies.

Component 3: Biodigester Investment Grants (Total - $667,000 of which GEF $200,000). The project will fund pilot biodigesters/co-generation systems on two livestock cattle farms where the small carbon emissions reductions prevent them from obtaining co-financing investments from carbon funds.  This will complement parallel developments on poultry and swine farms under the Moldova Bio-energy Project.  Investment grants will be provided to leverage commercial loans under the IDA-supported RISP II project.  Biodigester investments will include the equipment to utilize the gas produced, either for heat or electricity generation or both.

Component 4: Project Management (Total - $112,500 of which GEF $90,000). The Carbon Finance Unit (CFU) under the Ministry of Environment (MOE) will be responsible for technical implementation of the project. The CFU has been selected as the implementing agency based on the complementarity of this GEF project and the follow-up carbon finance project. Technical administration of the GEF project will allow the CFU to obtain knowledge on the new biodigester technologies and become the contact point for farmers interested in adopting the new technology. Procurement and Financial Management functions will be carried out by the Water Supply and Sanitation Project Implementation Unit (WSSPIU), which has a prior experience and solid track record in carrying out these functions for the project. Environmental safeguard activities will be carried out by a part-time environmental specialist.

Global Environment Benefits.  The global environment benefits of the project will assist in developing one type of renewable energy source, biogas, as well as regulations to allow smaller private electricity producers to sell excess energy produced from renewable resources into the grid. The Anaerobic Digestion (AD) technology offers excellent potential to provide manure management systems as well as renewable energy generation, thereby reducing the country’s dependence on energy imports. In addition, properly managed manure through appropriate livestock housing, methods of manure collection and storage, will help reduce water pollution as well as help reduce the emission of harmful gases. In addition to farm use, the power produced from biogas can help the local electric utility increase generation capacity (especially valuable during periods of peak electricity demand), ensure voltage support, defer transmission and distribution line construction, and reduce transmission power loss.

Estimated Emission Reductions from the Project’s Pilot Biodigester Investment.

(i) Direct Benefits: It is estimated that both cattle farms participating in the biodigester pilot will reduce CO2 emission by approximately 103,130 tons during the 20 year life of the investment (51,565 t/ CO2 from each farm), of which 49,2652 t/ CO2 will be from use of biodigesters and 2,300 t/ CO2 from the sale of electricity into the grid. The calculation below follows GEF methodology for calculating GHG benefits for energy efficiency and renewable energy projects. The CO2 emission reductions will be obtained from two sources: from the use of biodigesters and from the sale of electricity into the grid. It is assumed that: (i) the participating farms will have about 400 cattle each; (ii) the annual electricity saved/replaced amounts to about 230MWh per farm annually; (iii) emission factor for Moldova is 0.5; and (iv) the useful lifetime of the investment is 20 years. The Pilot Farm 2 in Table 3 (page 16 of the Project Brief) is used as an example for this calculation. It is estimated that the animals on one farm will produce about 115,000 cubic meters of methane per year, for a total of 230,000 for both farms.

(a) Methane emission reductions from the use of biodigesters on the two pilot farms:

- 230,000 cubic meters of annual emissions of CH4 is equivalent to 234.6 tons of CH4 (calculation: (230,000 * 1.02 )/ 1,000)

- Given the GWP of methane (21), this in turn, is equivalent to approximately 4,927 tons of CO2 emissions annually.

- Over the useful lifetime of the biodigester, the CO2 equivalent of emission reductions resulting from methane capture will amount to 98,530 tons of CO2.

(b) Emission reductions from the replacement  of electricity into the grid is calculated using the following approach:

(ii) Indirect Benefits. It is estimated that the indirect benefits will amount to 2,154,600 t/CO2, given the expectation above that at least 40 farms will replicate the technology during the next 5 to 7 years.

(a) Methane emission reductions from the use of biodigesters on the replicating farms. Over the useful lifetime of the biodigester, the CO2 equivalent of emission reductions resulting from methane capture in the 40 farms will amount to 1,970,600 tons of CO2.

(b) Emission reductions from the replacement of electricity into the grid on the 40 farms will amount to additional 184,000 t/CO2.

Monitoring and Evaluation.  Monitoring and evaluation arrangements have been built into the design of the project at all levels to track and make adjustments during the course of implementation.  The CFU, the implementing agency, will be responsible for and will coordinate all data collection and contract ad hoc surveys as necessary.  Monitoring and Evaluation will be conducted at three levels: (i) start-up and implementation of the project activities; (ii) impact of the project activities and technologies developed on production and use of renewable energy; and (iii) contractual arrangements for pilot farms.  The arrangements take account of the climate tracking tools developed for GEF-4. The results framework showing indicators and outcomes, as well as monitoring arrangements are set out in Annex A.

The project administrator (CFU through its Manager) will have overall responsibility for Monitoring and Evaluation and reporting to the Ministry of Environment and the World Bank based on the agreed results framework indicators. In addition, project funds have been allocated for the purposes of an independent assessment of project results and impact. The independent evaluation will be carried out shortly before the project closing date and the evaluation’s conclusions will feed into the Implementation Completion Memorandum.

B. 	Describe the consistency of the project with national and/or regional priorities/plans:

Moldova is fully dependent on imported energy, and most of its energy supply comes from fossil fuel. Energy security, therefore, is an important issue. The existing legal and regulatory framework in Moldova does support the development of renewable resources. A number of laws and regulatory documents have been approved that support implementation of renewable energy resource technologies, including the production of bio-energy. One of the most important documents, in this regard, is the “Energy Strategy of the Republic of Moldova until 2020” approved by Government Resolution no. 958 dated 21.08.2007, which sets forth the following objectives: (i) ensure energy security; (ii) promote energy efficiency and use of renewable energy; (iii) liberalize the energy market and restructure the energy complex according to European Union requirements; and (iv) increase the country’s capacity to produce its own electricity.

The Law on Renewable Energy (160-XVI), dated 12.07.2007, establishes the goal of using renewable sources to address around 20% of energy needs by 2020. The law provides a framework for promoting various types of renewable energy. At the same time, the Government of Moldova is keen to support the development of alternative energy sources and willing to introduce supportive institutional and policy measures to provide traction and long-term sustainability to the planned program.  In ANRE it has an energy regulator with clear responsibilities in the renewable energy field, as well as a strong counterpart organization to work with the project to put in place the enabling framework for exploiting biogas production.

The National Development Strategy also includes programs and measures supporting the efficient use of natural resources and preserving the quality of the environment through energy efficiency, promotion of renewable energy and cleaner production.

With GEF support, the Government implemented the Agricultural Pollution Control Project (APCP), which piloted actions to reduce the impact of animal waste on the environment both at the communal level and on individual farms, between 2004 and 2009.  While this project focused on avoiding the pollution of water bodies through safer storage of animal waste, it also examined the opportunities for using the waste as a source of energy. The ICR confirms that the project was implemented successfully and that its development and global environmental objectives were largely achieved. GOM wishes to build on this experience and take a further step towards developing a more efficient and environmentally friendly agricultural sector.

The project will assist in developing one type of renewable energy source, biogas, as well as Regulations to allow smaller private electricity producers to sell excess energy produced from renewable resources into the grid. The Anaerobic Digestion (AD) technology offers excellent potential to provide manure management systems as well as renewable energy generation, thereby reducing the country’s dependence on energy imports. In addition, properly managed manure through appropriate livestock housing, methods of manure collection and storage, will help reduce water pollution as well as help reduce the emission of harmful gases. In addition to farm use, the power produced from biogas can help the local electric utility increase generation capacity (especially valuable during periods of peak electricity demand), ensure voltage support, defer transmission and distribution line construction, and reduce transmission power loss.

C. DESCRIBE THE CONSISTENCY OF THE PROJECT WITH GEF STRATEGIES AND STRATEGIC PROGRAMS:

The proposed project will directly respond to the strategic goals of the GEF-4 strategy in this focal area, namely promoting the use of renewable energy for the provision of rural energy services and supporting new low-GHG emitting energy technologies. As such, it is consistent with GEF-4 Strategic Program #3, which promotes market approaches for the supply of and demand for renewable electricity in grid-based systems. The project puts in place legal, policy and technological measures to mainstream renewable energy in Moldova’s energy sector by developing renewable energy legislation, technologies and capacity building in rural areas. Therefore, the Project is well aligned with the Climate Change Focal Area.

GEF support through this proposed demonstration biodigester project is critical. Without the GEF project, achieving positive pilot results will be very difficult, if not impossible. While the farmers in Moldova are very keen to adopt this new technology, the lack of knowledge and the need to make fairly sizeable investment, makes farmers cautious, in particular during these challenging economic times. At the same time, it is very important to achieve positive results under this biogas pilot, which will be the first farm-level biogas project in the region. There is significant interest in Moldova and the broader ECA Region in the generation of heat and electricity using biodigesters; however, scaling up efforts would be fruitless without positive results achieved under this biogas pilot.

The GEF support will help develop appropriate macro-level legislation and policies, raise farm-level and country-wide awareness, and boost technical capacity, as well as demonstrate and test new technologies for use on farms in Moldova and/or in other countries in the region. A very important characteristic of this Project is that it will create a new market in Moldova, as it makes the technology more accessible by identifying local biodigester manufacturers and building capacity of local engineers, experts and farmers. Biodigester technology awareness-raising activities and training of broader farmer communities will help further promote the new environmentally friendly technologies and reduce air and water pollution in the country.

The project is expected to not only create a market for a new biodigester technology, but also establish conditions for this market to be further scaled-up, locally and in the ECA region.  The GEF support will ensure that the production of the biogas plants is used to generate GHG reductions, both through processing methane and through utilizing the energy produced, providing the double-dividend associated with biomass-methane projects.  Furthermore, this GEF support will prepare the groundwork for the introduction of a much more complete range of biodigesters for various types of livestock.

D.	justify the type of financing support provided with the gef resources:

The financing support provided will be in the form of a grant. This is justified by the lack of government budgetary resources to promote renewable energy use and pilot new low-GHG emitting energy technologies at a scale that the project would make possible. However, the Government will provide in kind and cash co-financing for the project.

The project will support the development of an enabling legal framework, capacity building and awareness raising, and technology testing. The project objective will be attained through technical assistance and investments in pilot activities. No loan or revolving fund mechanisms are considered appropriate for the technical assistance and the limited investment grant activities, and therefore, grant type funding is considered most adequate to enable successful delivery of the project. The project, through its grant funding, will demonstrate a new type of environmentally-friendly technology, which is expected to kick-start the market for biogas technologies in Moldova and the wider ECA region, which then will be implemented on the basis of commercial funding (such as loans from the banking sector).

- Outline the Coordination with other related initiatives:

The GEF project will complement a number of initiatives. Firstly, it will be a follow-up to the GEF Agricultural Pollution Control Project (APCP), which piloted installation of platforms for animal manure collection to improve manure handling practices and avoid run-offs in rivers. Secondly, investment co-financing for the installation of biodigesters will be provided by the on-going World Bank Second Rural Investment and Services Project (RISP II), which has a Credit Line to finance a wide range of business activities in rural areas. Thirdly, the GEF project results are expected to be scaled up through a carbon finance operation (Kyoto Protocol’s Clean Development Mechanism (CDM)), which would broaden access to the technology piloted under the GEF project and would provide carbon credits for certified reduced emissions from biogas production.

Lessons from the GEF/World Bank Renewable Energy from Agricultural Waste Project (PMIS 2490) have been taken into account while developing this new initiative, in particular that new initiatives will benefit from private sector involvement. The Renewable Energy from Agricultural Waste Project piloted use of biomass boilers in public buildings (schools, kindergartens, rural medical offices). While the pilot fully achieved its objectives in terms of demonstrating the technology and its benefits, replication of the pilot’s successes was fully dependent upon the raising of donor grant funding.  In the meantime, the private sector has been adopting the biomass boiler technology and using the boilers for heating of residences and businesses. Thus, in order for the Biogas project to create a new market for biodigester technologies in Moldova, the decision was made to start with private commercial farms.

- Discuss the value-added of GEF involvement in the project  demonstrated through incremental reasoning :

GEF support through this proposed demonstration biodigester project is critical. Without the GEF project, achieving positive pilot results will be very difficult, if not impossible. At the same time, it is very important to achieve positive results under this biogas pilot, which is the first farm-level biogas project in the region. There is significant interest in Moldova and the ECA Region in the generation of heat and electricity using biodigesters, however, scaling up efforts would be fruitless without positive results achieved under this biogas pilot. The GEF support will help develop appropriate macro level legislation and policies, raise farm-level and country-wide awareness and technical capacity, as well as demonstrate and test new technologies for farms in Moldova and/or in other countries in the region. A very important characteristic of this Project is that it will create a new market in Moldova, as it makes the technology more accessible by identifying local biodigester manufacturers and building capacity of local engineers, experts and farmers. The awareness-raising activities of biodigester technologies and training of broader farmer communities will help further promote the new environmentally friendly technologies and reduce air and water pollution in the country. The GEF support will ensure that the full product of the biogas plants is used to generate GHG reductions, both through processing methane and through utilizing the energy produced, giving the double-dividend associated with biomass-methane projects (described previously).

Replicability.  The project is expected to not only create a market for a new biodigester technology through demonstrations, but also establish conditions for this market to be further scaled up in Moldova and the wider region. In order to ensure that a full spectrum of biodigester technologies is piloted, the participants in the GEF-financed activities will also have the possibility to learn from the Moldova Bio-energy Project, which will be implemented with the World Bank’s Carbon Funds and will focus on piloting biogas installations in farms that are not supported by GEF funding (i.e., poultry and swine farms). There is a strong incentive to develop alternative sources of energy in the Region and it is expected that experience under the proposed project will be taken-up and adapted widely.

Conclusions of a feasibility study carried out for the proposed project, confirm the importance of proper pricing to encourage producers to supply to the grid. An important component of the proposed project is the development of enabling legislation for encouraging the supply of renewable energy to the grid, including an appropriate tariff structure, with the objective of ensuring the replicability of the investments

- Indicate risks, including climate change risks, that might prevent the project objective(s) from being achieved and outline risk management measures:

| I. Risks: | Level | Mitigation |
| --- | --- | --- |
| Lack of interest and ownership in the project from the Government. | Low | In previous discussions, a number of government ministries and agencies have shown strong support for the project. The project is in line with the country’s objectives for increased energy self-sufficiency and introducing new, environmentally-friendly technologies. The dialogue with the government will be maintained throughout the project. |
| Lack of commitment and co-financing from farmers for the pilot project | Low | There are more than 400 animal production farms in Moldova. Many of them are interested in environmentally sound manure management and use of manure for generation of electricity. IDA financing will be used to support the investment needs of farmers. |
| Insufficient level of knowledge and skills of farmers in operation of new technologies | Low | Provision of technical assistance to build the capacities of farmers will constitute a good part of the project activities. This technical assistance will be complemented by a “learning-by-doing” approach whereby local specialists/engineers will work together with international consultants to obtain knowledge through all stages, starting with the choice of the appropriate technology, operation and maintenance. |
| Low capacity of the local boiler producers to construct biodigesters | Medium | The potential local producers of biodigesters have started the process of obtaining information and knowledge on this new technology through linkages with similar companies in Western and Central Europe. The project will further build the capacity of the local boiler producers by bringing in international expertise and (if justified) organizing a study tour to a country with a well developed biodigester industry. |
| The biodiogester installations supported by the project are not financially viable. | Low | The project will have an established process of selecting participating farms for the two biodigester demonstration sites. The required minimum number of animals, ability to raise own capital or to borrow, as well as capacity to ensure proper operation of the biodigester for the duration of its useful life will be among the selection criteria for the participating farms. |
| II. Overall Risk Level: | Low |  |

H. explain how cost-effectiveness is reflected in the project design:

The proposed project is a pilot, providing financing for capacity building and the establishment of an enabling environment and systems. Therefore, in isolation, the project’s cost effectiveness is relatively low. However, given the (i) multiple benefits to the environment from farmer training and awareness-raising activities (an unquantifiable benefit), and (ii) the potential for a larger operation using the new demonstrated technologies, which will require much less technical assistance (a quantifiable benefit), the cost effectiveness of the project is potentially high.

The cost effectiveness has been analyzed at the individual pilot project level. The preliminary analysis shows that the proposed biodigester investments improve the cost effectiveness (operational effectiveness) of the participating farms through: (i) providing cost savings by allowing farmers not to buy energy from the grid; and (ii) providing additional income to the farmers from sale of electricity into the grid. It also should be noted that one of the objectives of the project is to identify interested local biodigester manufacturers and build their capacity in manufacturing this new technology to ensure better affordability and outreach of this new, environmentally-friendly technology.

The proposed project is an investment operation and is consistent with the comparative advantage of the World Bank, as stipulated in the Comparative Advantage matrix. The World Bank’s comparative advantage is as a leading international financial institution at the global scale, with strong experience in investment lending focusing on institution building, infrastructure development and policy reform, across all the focal areas of the GEF. In line with the World Bank’s comparative advantage, the project will focus on supporting the development of an enabling regulatory environment, provision of technical assistance and capacity building, and investing in the piloting of new technologies.

part iii:  institutional coordination and support

A.  Institutional arrangement:

The World Bank is the only involved GEF Agency. However, the GEF project will complement a number of initiatives supported by the World Bank. Firstly, it will be a follow-up to the GEF Agricultural Pollution Control Project (APCP), which piloted installation of platforms for animal manure collection to improve manure handling practices and avoid run-offs in rivers. Secondly, investment co-financing for the installation of biodigesters will be provided by the on-going World Bank Second Rural Investment and Services Project (RISP II), which has a Credit Line to finance a wide range of business activities in rural areas. Thirdly, the GEF project results are expected to be scaled up through a carbon finance operation (Kyoto Protocol’s Clean Development Mechanism (CDM)), which would broaden access to the technology piloted under the GEF project and would provide carbon credits for certified reduced emissions from biogas production.

Lessons from the GEF/World Bank Renewable Energy from Agricultural Waste Project (PMIS 2490) have been taken into account while developing this new initiative, in particular that new initiatives will benefit from private sector involvement. The Renewable Energy from Agricultural Waste Project piloted use of biomass boilers in public buildings (schools, kindergartens, rural medical offices). While the pilot fully achieved its objectives in terms of demonstrating the technology and its benefits, replication of the pilot’s successes was fully dependent upon the raising of donor grant funding. In the meantime, the private sector has been adopting the biomass boiler technology and using the boilers for heating of residences and businesses. Thus, in order for the Biogas project to create a new market for biodigester technologies in Moldova, the decision was made to start with private commercial farms.

B.  Project Implementation Arrangement:

Project Coordination: Project implementation would be overseen by the Minster of Environment to whom the Project Administrator (the Carbon Finance Unit) reports directly. The CFU would also coordinate the project implementation with the Ministry of Agriculture, which is supportive of the project, the National Agency for Energy Regulation (ANRE) and other interested agencies.

Project Administration: The technical implementation of the project will be carried out by the Carbon Finance Unit (CFU) under the Ministry of Environment. The CFU will be responsible for day-to-day implementation of the project and monitoring and evaluation activities. The CFU staff working on this project will consist of the CFU Manager who has had some exposure to biodigester technologies, thus he will be the Project Manager with an overall responsibility for the project administration and a technical specialist reporting to the CFU Manager. The Project Manager will provide regular reports to the Minister of Environment and to the World Bank. A part-time environmental specialist will be contracted to ensure compliance with the environmental requirements for the project. The CFU would also be responsible for the Monitoring and Evaluation arrangements.

The CFU was set up in 2005 as an agency with its own Charter, seal and accounts under the auspices of the Ministry of Environment under a PHRD grant, which the Unit fully implemented during 2005 - 2009. The Unit’s main mandate is development and implementation of CDM projects. The CFU has been selected as the implementing agency due to the complementarity of the Unit’s activities with the GEF project’s objectives. The CFU has been involved in reviewing the suitability of the biodigester technologies for the past year, and being the implementing agency for this project will allow them to strengthen their knowledge base and become the focal point for promoting environmentally friendly technologies in Moldova. As a scale-up to this GEF grant, a carbon finance project is planned.

In order to successfully implement the project, the CFU would contract as necessary competent Moldovan institutions (both public and private) to participate in formulating designs, capacity building/training and awareness activities. The CFU will identify and contract consultants to provide technical assistance (both local and international) to work with the Regulator on pricing and enabling legislation for renewable energy, to design biodigesters relevant to Moldovan cattle farms, and build local capacity to manufacture and service biodigesters.

Fiduciary Functions. Procurement and Financial Management under the project will be implemented by the respective staff of the Water Supply and Sanitation Project Implementation Unit (WSSPIU) under the Ministry of Environment. The WSSPIU has implemented several World Bank-financed projects and have the necessary experience to carry out their tasks. World Bank Procurement and Financial Management Specialists carried out the assessment of the WSSPIU capacity and it was deemed acceptable for both functions.

part iv:  explain the alignment of project design with the original PIF:

The project design has not changed compared to the PIF. The number of components has been reduced from five to four by combining the two technical assistance components supporting the technology producers and users due to their complementarity.

part v:  Agency(ies) certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for CEO Endorsement.

| Agency Coordinator, Agency name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Karin Shepardson, GEF Executive Coordinator, ENVGC, World Bank |  | 12/22/2010 | Angela Armstrong, GEF Regional Coordinator Sandra Broka Task Team Leader Project Contact | (202) 458-0975 (202) 458-9644 |  | aarmstrong@worldbank.org sbroka@worldbank.org |

Annex A: Project Results Framework

| PDO/Global Environment Objective | Outcome Indicators | Use of Outcome Indicators |
| --- | --- | --- |
| Project development objective is to promote the transfer of a new environmentally sustainable renewable energy technology through piloting the use of animal manure for biogas-based heating and electricity production at the farm level. The global environment objective is to contribute to the reduction of GHG emissions through the adoption of on-grid renewable energy supplies. | Development of market for biodigester technologies for cattle farms encouraged, with an additional two farms installing biodigesters Legal and regulatory framework established Energy produced from biogas units (kWh) | PY1-PY2: Check suitability of the pilot digesters for wider uptake; PY2-PY3; Monitor uptake once suitability of design confirmed. PY1-PY2: Check sufficient progress to ensure that producers will be able to supply surplus electricity to grid once biodigesters are operational; PY2-PY3 Monitor applicability of framework. |
| Intermediate Results (One per Component) | Results Indicators | Use of Results Monitoring |
| Component one: Enabling legislative and policy environment | Biodigesters licensed for use in Moldova | PY1-PY2: Measure progress with legislation and enable follow-up where delays; PY2-PY3: Monitor progress. |
| Component two: Technical assistance, capacity building and awareness raising on sound animal waste management, and animal manure-based biodigester and electricity generation technologies | At least 1,500 farmers trained in sustainable manure management practices | PY1-PY2: Check that appropriate training systems put in place; PY3: Monitor progress and numbers trained. |
|  | At least 10% of farmers who participated in awareness raising activities are using improved manure management practices | PY1-PY3: Monitor the progress of the adoption rate. |
|  | At least one local producer of biodigesters identified and has started production of the equipment | PY1-PY2: Check that producers identified and appropriate capacity building in place; PY2-PY3: Monitor progress with identified producer(s). |
| Component three: Investment in two biodigesters | Biodigesters installed on at least two cattle farms, using grant financing | PY1-PY2: Designs agreed, financing obtained and installation to proceed; PY2-3: Measure performance of the biodigesters and capacity to supply grid. |
|  | Improved operating efficiency of the participating farms by at least 5% as a result of introduction of the new biodigester technology. | PY1-PY2: Establish baseline; PY2-PY3: Monitor progress. |
|  | Improved global and local air quality, by achieving at least 103,130 t/CO2 GHG emission reductions through operation of biodigesters on the two pilot farms during the investment lifetime. | PY1-PY2: Establish base-line; PY2-PY3: Monitor progress. |

Arrangements for Results Monitoring

- Monitoring and Evaluation will be conducted at three levels: (i) start-up and implementation of the project activities; (ii) impact of the project activities and technologies developed on production and use of renewable energy; and (iii) contractual arrangements for pilot farms. A detailed Monitoring and Evaluation system will be designed and agreed with the PIU and the Ministry of Environment before the start of project implementation.

- Monitoring and Evaluation will be the responsibility of the Project Implementation Unit which will coordinate all data collection and contract ad hoc surveys as necessary. The PIU will produce semi-annual and annual progress reports for submission to IDA, the Ministry of Environment and other interested Agencies.

- Semi-annual reviews will be conducted by supervision missions so as to identify specific measures to adapt project design as necessary to ensure objectives are met.

- More substantial supervision of the progress with project implementation would be carried out after eighteen months of project implementation to check that it is on the course to achieve the expected results and outcomes.

- A final Evaluation, carried out by an independent organization, will take place at the conclusion of the project. This evaluation will include an assessment of results and impact and recommendations for mainstreaming project results. The Evaluation Report will be a key input toward the Implementation Completion Memorandum (ICM) for the project.

Arrangements for results monitoring

| Project Outcome Indicators | Baseline | Target Values |  |  | Data Collection & Recording |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | YR1 | YR2 | YR3 | Frequency & Reports | Data Collection Instruments | Responsibility for Data Collection |
| Development of market for biodigester technologies for cattle farms encouraged, with an additional two farms installing biodigesters – (based on qualitative state of legislation as below) | 0 | 1 | 3 | 4 | Semi-annual and annual reports | Reports of TA and concerned Agencies | PIU |
| Legal and regulatory framework established – (qualitative state of legislation) | 0 | 1 | 3 | 4 | Semi-annual and annual reports | Reports of component TA | PIU |
| Intermediate Outcome Indicators |  |  |  |  |  |  |  |
| Component 1: Biodigesters licensed for use in Moldova – (qualitative state of licensing process) | 0 | 1 | 2 | 4 | Semi-annual and annual reports | Reports of TA and potential Beneficiaries | PIU |

| Component 2: At least 1,500 farmers trained in sustainable manure practices (accumulative) At least 10% of farmers who participated in awareness raising activities are using improved manure management practices At least one local producer of biodigesters identified and has started production | 0 0 0 | 600 0 - | 1,050 5% 1 | 1,500 10% 1 | Semi-annual and annual reports Semi-annual and annual reports Semi-annual and annual reports | Reports of contracted trainers Monitoring Reports Reports of contracted TA; Evaluation Report | PIU PIU PIU |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Component 3: Biodigesters installed on at least two farms using grant financing Energy produced from Biogas units (KW/h) Improved operating efficiency of the participating farmers by at least 5% as a result of the new biodigester technology Improved global and local air quality, by achieving 103,130 t/CO2 GHG emission reductions through operation of biodigesters on the two pilot farms during the investment lifetime | 0 0 TBD 0 | - - - - | 1 115,000 - 2,578 | 2 460,000 5% 10,313 | Semi-annual and annual reports Ad hoc Monitoring Surveys End of project Semi-annual and annual reports | Reports of Beneficiaries Reports of Beneficiaries Project Evaluation Report Monitoring Reports | PIU PIU PIU PIU |

Annex B: Responses to Project Reviews (from GEF Secretariat and GEF Agencies, and Responses to Comments from Council at work program inclusion and the Convention Secretariat and STAP at PIF)

The comments raised in the GEFSEC Review Sheet of December 28, 2009, were addressed and have been accounted for in the Project Brief and its annexes. GEFSEC comments (in italics) and how they have been addressed are detailed below:

Comment 1: Project Design: Will the project provide tangible global environmental benefits?

Response: The project is expected to contribute to greenhouse gas emission reductions and improve the global and local air quality. As a result of project activities, the CO2 emission reductions are expected to reach 326 t/CO2 per site. This has been reflected in the monitoring framework.

Comment 2: Project Design: Please provide technical information on the biodigesters to be demonstrated.

Response: The specific type of biodigesters will be selected, together with the mobilized international consultants, based on the specific climatic, economic and on-farm operational conditions. Annex 5 provides an overview of the most widely used biodigester technology options.

Comment 3: Project Design: Please provide information on the use of waste heat resulting from electrification of biogas.

Response: The heat resulting from electrification of biogas will be used by the farms, as the farms have need both for heat and electricity.

Comment 4: Project Design: Please provide measurable targets in the project framework.

Response: Measurable targets are provided in the project monitoring framework in Annex 1.

Comment 5: Project Design: Please provide more information about the actual provisions of the law and its gaps that the project will cover.

Response: The project will not be concerned with providing amendments to the law, but rather support the renewable energy options set forth by the law. However, the existing law is not supported by an action plan, budget, etc., which would provide for effective implementation of the law. The project supports introduction of new biodigester technology in Moldova. Therefore, under the project, measures will be taken to license use of this new technology in Moldova, in order to increase the uptake of the technology. This will contribute towards implementation of the law, which sets forth that, by 2020, 20% of energy in Moldova should be coming from renewable sources.

Comment 6: Project Design: Please assess the risk of lack of technical and financial capacity of local industry for production of biodigesters.

Response: Comment addressed. The risk has been assessed as “Medium”. However, some of the potential local producers of boilers have started the process of obtaining information and knowledge on this new technology through linkages with similar companies in Western and Central Europe. The project will further build the capacity of the local boiler producers by bringing in international expertise and (if justified) organizing a study tour to a country with a well developed biodigester industry.

Comment 7: Recommendations at PIF: Please describe clearly the situation on regulations for the sale of electricity into the grid of such smaller producers and how they deviate from “the grid”.

Response: The existing legislation provides that energy suppliers willing to sell energy into the grid should be able to provide at a minimum 10kW/h. In order to promote uptake of the new biodigester technology, allowing smaller producers/sellers to sell energy into the grid, for instance, through consolidation of their energy output could have a positive impact on the biodigester technology adoption rate. Therefore, the project will cooperate with the country’s energy regulator to review options for allowing smaller electricity producers to sell surplus electricity into the national grid.

Comment 8: Recommendations at PIF: Please provide reasoning (or adopt the objectives appropriately), why the project will provide a legal framework for one type of RE only, and not e.g. solve the issue for the whole independent power producer sector at once, which is considered more cost effective.

Response: As mentioned above in response to comment 5, the project will not be concerned with providing amendments to the law, but rather support the renewable energy options set forth by the law. The project supports introduction of one type of renewable energy, which is biodigester technology. Therefore, under the project, measures will be taken to ensure a legal framework for use of this new technology in Moldova.

Comment 9: Recommendations at PIF: Please provide a detailed assessment of the global environmental benefits.

Response: The Global Environmental Objective of the project is to contribute to the reduction of GHG emissions through the adoption of on-grid renewable energy supplies. Therefore, the project will measure the reduction of GHGs and volume of electricity (in kW/hrs) generated as a result of implementation of the pilot biodigesters.

Comments from GEF Secretariat (in italic) to the Project Brief and responses to them:

Comment 1: Please recalculate the direct and indirect project benefits including both, the emission reductions coming from the reduction/prevention of CH4, and from the saved electricity.

Response Comment addressed. Full explanation of the calculation available in the Project Brief. Direct Benefits: It is estimated that both cattle farms participating in the biodigester pilot will reduce CO2 emission by approximately 103,130 tons during the 20 year life of the investment (51,565 t/ CO2 from each farm), of which 49,2652 t/ CO2 will be from use of biodigesters and 2,300 t/ CO2 from the sale of electricity into the grid.

Indirect Benefits. It is estimated that the indirect benefits will amount to 2,154,600 t/CO2, given the expectation above that at least 40 farms will replicate the technology during the next 5 to 7 years. Including, over the useful lifetime of the biodigester, the CO2 equivalent of emission reductions resulting from methane capture in the 40 farms will amount to 1,970,600 tons of CO2; and emission reductions from the replacement of electricity into the grid on the 40 farms will amount to additional 184,000 t/CO2.

Comment 2: Project Design: Is there room for further feasibility studies for replication of efforts within the TA component 2?

Response: Comment addressed. A feasibility study for potential of dissemination of biodigester technology in the country’s animal farms (livestock, pigs and poultry) has been included under the component.

Comment 3: Project Design: The investment cost of $320,000 per pilot farm as stated in Table 3 of the MSP brief and the specific cost per electrical capacity is considered not to be in relation to typical investment costs for the technology in the region (e.g. www.big-east.eu). Please explain or amend.

Response: Comment addressed. The cost of the investment is estimated lower than the turn-key installations available in the Western Europe. The cost of the investment has been assumed, taking into account the following cost-reduction measures: some of the construction work will be performed by the participating farmers/producers, biodigesters (or their parts) will be locally produced, and simple but sound construction materials and processes will be used.

Comment 4: Project Design: Please provide facts and figures for the replication potential (e.g. number of farms in the range of 400+ cattle) within the indicated target group for the GEF project.

Response: Comment addressed. Replication potential over the next 5 to 7 years is estimated at 40 to 50 farms. Based on statistical data for 2008, Moldova has approx. 440 registered animal farms, including 130 specializing on cattle production. Of those, approx. 20 farms have 400 cattle or more, which, according to the project team’s calculation, is the minimum farm size necessary for exploiting the full economic and technical potential of a biodigester. The interest of these larger producers in biodigesters, although cautioned by the novelty of the technology, is significant. At the same time, it is expected that the biodigesters installed on the pilot cattle farms, in combination with the information campaign carried out by the project, will also generate interest among swine and poultry producers, which account for another approximately 330 farms (some farms are mixed cattle and swine farms). With the local engineers and biodigester manufacturers trained, it is expected to be relatively easy to introduce biodigester technologies suitable for these types of farms. It is expected that at least 20% of the swine and poultry farms will be interested and financially capable (including own funds, borrowing form a financial intermediary, as well as replication using a carbon finance project) to install biodigesters. In addition, Moldova will serve as a demonstration for other countries in the region. While most of the study tours and information exchange trips are currently undertaken in Western Europe, Moldova could serve as an alternative example for farmers and animal producers in other countries interested in biodigester technologies.

Comment 5: Project Design: Please elaborate on the feasibility and replication potential for the larger farms by using carbon finance resources for replication.

Response: Comment addressed. One of the ways of encouraging replication of the demonstration results under the GEF grant is expected to be carbon finance. The payments from the sale of emission reductions will serve as a grant component in the future investments in the technology. Based on the team’s analysis, carbon payments: (i) improve the financial feasibility of the investments by increasing the IRR two-fold or three-fold, compared to the project without the carbon payments; (ii) reduce the repayment period, thus allowing the farmers to achieve financial sustainability; and (iii) serve as a security for the lending institutions in cases where the animal producers will have to borrow. While a parallel carbon finance project was planned in parallel to this GEF grant for the purposes of scaling up the technology, the carbon finance project is expected to be prepared once the technology has been made available in the country. At least 40 farms (all types of animals) have contacted the CFU seeking participation in the carbon finance project. However, caution due to novelty of the technology and effects of the economic crisis have not permitted the carbon finance project to be launched.

Comment 6: Project Design: Please elaborate more on the development of enabling legislation for encouraging the supply of RE to the grid, including facts on the envisaged compensation structure.

Response: Comment addressed. The detailed terms and conditions of the support to small producers are not available at this stage. Under the project, international expertise will be hired to review the feasibility (technical, economic and financial) of working with small suppliers. The specific terms and conditions of the sale of energy into the grid and compensation will follow on from the results of the review.

Comment 7: Major Risks: What measures will the project undertake to ensure that not only those installations supported by the project will be financially viable?

Response: Comment addressed. The risk of the project supporting financially unviable biogas installations is low. The project will have a process of selection of participating farms for the two biodigester demonstration sites. The required minimum number of animals, ability to raise own capital or to borrow, as well as capacity to ensure proper operation of the biodigester for the duration of its useful life will be among the selection criteria for the participating farms.

Comment 8: Project Management: The project duration is given as 3 years, the estimated person weeks for the project manager and the technical supervisor are result to only 2.5 years. Please clarify.

Response: Comment addressed. The estimated number of person-weeks for both key staff members of the project management team has been adjusted to 144 person-weeks each (36 person-months each – Annex C).

Annex c: consultants to be hired for the project using gef resources

| Position Titles | $/ person week* | Estimated person weeks** | Tasks to be performed |
| --- | --- | --- | --- |
| For Project Management |  |  |  |
| Local: |  |  |  |
| Project Manager | 250 | 144*** | Overall project administration and results monitoring |
| Technical Specialist | 225 | 144 | Technical supervision of the project implementation; results monitoring |
| Financial Manager | 225 | 46 | Financial Management and reporting |
| Procurement Specialist | 225 | 28 | Procurement of goods and services |
| Environmental Specialist | 225 | 8 | Ensuring compliance with environmental requirements |
| Total |  | 366 |  |
| International: |  |  |  |
| N/A | 0 | 0 | N/A |
| Justification for Travel, if any: Local travel for the PIU staff for project administration and results monitoring purposes. The Project Manager and Technical Specialist may join the Study Tour to obtain knowledge about biodigester technologies in a country with mature market for such technologies. |  |  |  |
| For Technical Assistance**** |  |  |  |
| Local: |  |  |  |
| Consultant – Regulation of Energy Market | 850 | 8 | TA to the National Energy Regulator (ANRE) |
| Technical Consultant | 850 | 28 | Biodigester operation and licensing |
| Livestock Specialist | 850 | 24 | Farmer training in proper Manure Management practices |
| Biogas Generation Expert | 850 | 16 | Farmer training in use of biodigesters and electricity generation |
| Biogas Generation Expert | 850 | 8 | Farmer training in operation of biodigesters |
| Engineer | 850 | 16 | Biodigester construction |
| Environmental Specialist | 850 | 8 | Environmental assessment of demo sites; monitoring of environmental aspects |
| Biodigester Technology Expert | 850 | 16 | Training to local biodigester manufacturers |
| Total: |  | 124 |  |
| International: |  |  |  |
| Consultant – Regulation of Energy Market | 4,500 | 4 | TA to the National Energy Regulator (ANRE) |
| Technical Consultant | 4,500 | 4 | Biodigester operation and licensing |
| Livestock Specialist | 4,500 | 12 | Farmer training in proper Manure Management practices |
| Biogas Generation Expert | 4,500 | 6 | Farmer training in use of biodigesters and electricity generation |
| Biogas Generation Expert | 4,500 | 2 | Farmer training in operation of biodigesters |
| Engineer | 4,500 | 12 | Supervision and advising during the biodigester construction |
| Biodigester Technology Expert | 4,500 | 10 | Training and transfer of know-how to local biodigester manufacturers |
| Total: |  | 50 |  |
| Justification for Travel, if any: The international consultants will travel to Moldova to provide their services under the project. Both international and local consultants will travel to the project sites (due to the nature of the project, the project sites will be outside of the capital city.) |  |  |  |

*  Provide dollar rate per person week.    **  Total person weeks  needed to carry out the tasks.

*** One person-month is assumed to consist of 4 person-weeks.

**** By design, each international consultant has been paired up with a local consultant for the purposes of transfer of knowledge and know-how.

Annex d:  status of implementation of project preparation activities and the use of funds –Not Applicable

- explain if the ppg objective has been achieved through the ppg activities undertaken.

- describe findings that might affect the project design or any concerns on project implementation, if any:

- provide detailed funding amount of the ppg activities and their implementation status in the table below:

| Project Preparation Activities Approved | Implementation Status | GEF Amount ($) |  |  |  | Co-financing ($) |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Amount Approved | Amount Spent Todate | Amount Committed | Uncommitted Amount* |  |
| Total |  |  |  |  |  |  |

*  Any uncommitted amounts should be returned to the GEF Trust Fund.  This is not a physical transfer of money, but achieved  through reporting and netting out from disbursement request to Trustee.  Please indicate expected date of refund transaction to Trustee.

annex e:  calendar  of expected reflows  - Not Applicable

Provide a calendar of expected reflows to the GEF Trust Fund or to your Agency (and/or revolving fund that will be set up)

Financial capacity here includes own funds, borrowing form a financial intermediary, as well as replication using a carbon finance project.

While raising donor funding immediately after the project was not possible, even with all efforts made by the project team, the European Commission will soon start a EUR15 million renewable energy for heating project. Eighty percent (80%) of this project will be directed towards scaling up the successful biomass boilers pilot under the Renewable Energy from Agricultural Waste Project.

From GEF Climate Change Tracking Tools

Will be determined upon selection of the participating pilot farms.