Project Identification Form (PIF).

Project Type:

Type of Trust Fund:

For more information about GEF, visit TheGEF.org

PART I: Project Information

| Project Title: | Moldova Sustainable Green Cities – Catalyzing investment in sustainable green cities in the Republic of Moldova using a holistic integrated urban planning approach |  |  |  |
| --- | --- | --- | --- | --- |
| Country(ies): | Republic of Moldova | GEF Project ID: |  | 9042 |
| GEF Agency(ies): | UNDP | GEF Agency Project ID: |  | 5492 |
| Other Executing Partner(s): | Ministry of Environment, Municipality of Chisinau, Ministry of Regional Development Construction, Ministry of Economy, Ministry of Transport | Submission Date: |  | 31st March 2015 |
| GEF Focal Area(s): | Climate Change Mitigation | Project Duration (Months) |  | 48 |
| Integrated Approach Pilot | IAP-Cities IAP-Commodities IAP-Food Security |  | Corporate Program: SGP |  |
| Name of parent program: | [if applicable] | Agency Fee: |  | $250,774 |

A.  indicative Focal Area  Strategy Framework and Other Program Strategies:

| ### Objectives/Programs (Focal Areas, Integrated Approach Pilot, Corporate Programs) | ### Trust Fund | ### (in $) |  |
| --- | --- | --- | --- |
|  |  | ### GEF Project Financing | ### Co-financing |
| CCM-1– Promote timely development, demonstration and financing of low carbon technologies and mitigation options – Program 1 - Promote timely demonstration, development, and financing of low carbon technologies and mitigation options and Program 2 - Develop and demonstration innovative policy packages and market initiatives to foster new range of mitigation actions | GEFTF | $888,724 | $8,000,000 |
| CCM-2 – Demonstrate Systemic Impacts of Mitigation Options – Program 3 -Promote Integrated Low Carbon Urban Systems | GEFTF | $1,751,002 | $22,320,000 |
| Total Project Cost |  | $2,639,726 | $30,320,000 |

- indicative Project description summary

| ### Project Objective: To create and define an integrated urban planning approach (IUPA) and launch inovation hubs that help catalyze at least $30 million USD in new and additional investment in sustainable green cities in Moldova as well as leading to direct GHG emission reductions of at least 200,000 tonnes of CO2e by the end of the project. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Financing Type | ### Project Outcomes | ### Trust Fund | ### (in $) |  |
|  |  |  |  | ### GEF Project Financing | ### Co-financing |
| Component 1: Innovation Hub in the City of Chisinau | TA | - Innovation Hub is successfully created, launched, operational, sustainable and preparing and securing finance for Green Urban Development proposals, following an integrated urban planning approach (IUPA) and supporting local entrepreneurs - Extensive detailed comprehensive trainings carried out for the City of Chisinau Innovation Hub and for a broader audience - Innovation Hub continues to operate after the lifetime of the Project - Priority actions and interventions identified by Innovation Hub that will reduce greenhouse gas emissions, lead over time to cost savings, and enhance the climate resilience of the City of Chisinau - New and innovative tools developed for measuring and monitoring the sustainability of various interventions - Green Urban Development Plan (GUDP for Chisinau is revised and updated using an integrated urban planning approach (IUPA), evolving into a comprehensive Sustainability Plan for the City of Chisinau | GEFTF | $600,000 | $4,000,000 |
| Component 2: Integrated Approach on development of Waste to Energy Projects (Lead Agency: Ministry of Environment) | TA & INV | - Development of urbank waste to energy strategy for Moldova - Integrated urban waste management strategy developed and adopted - Waste to energy project identified, developed, financed, and operational at the Chisinau municipal landfill - Additional waste to energy projects identified and feasibility studies developed (municipal waste and/or agricultural waste and/or animal waste) - Waste Management Strategy for all Public Buildings in Moldova | GEFTF | TA: $150,000 INV: $470,000 | TA: $1,000,000 INV: $7,000,000 |
| Component 3: Integrated Approach towards Transport and Energy-Efficiency (Lead Agency: Ministry of Transport) | TA | - Sustainable Urban Transport Plan (SUTP) for Chisinau developed, approved and adopted - Fuel Efficiency Standards for all Public Procurement developed and adopted. - Parking Strategy for Chisinau developed and approved and adopted - Integrated Traffic Management System for Chisinau developed and approved and implemented | GEFTF | $430,000 | $8,000,000 |
| Component 4: National Database on Energy Consumption in all Public Buildings & Energy Management (Lead Agency: Ministry of Economy) | TA | - National Buildings Database on Energy Consumption for all Public Buildings in Moldova prepared, developed, launched, implemented, and maintained - Agreement signed between Moldovan and Croatian governments for transfer of Energy Management Information System (EMIS) from Croatia to Moldova or development of new EMIS , as appropriate - Energy Management Information System (EMIS) adopted for City of Chisinau and then installed and implemented and continues to operate after project ends - Detailed training for municipal officials, private businesses, and banks on energy management - Detailed trainings for companies on the ESCO mechanism | GEFTF | $460,000 | $6,000,000 |
| Component 5: Replication and Dissemination of Integrated Urban Planning Approach to other Towns & Cities in Moldova (Lead Agency: Ministry of Environment/Ministry of Regional Development and Construction) | TA | - Integrated Urban Development Sustainability Council (IUSC) established with key representatives from key stakeholders to develop and enhance sustainable plans - Identification, Selection, and Adoption of agreed methodology for development of Green Urban Development Plans / Sustainability Plans throughout Moldova - Innovation hubs created in at least 3 other towns and cities (choice from Balti, Comrat, Tiraspol, and Bender) and supporting local entrepreneurs - Extensive detailed and comprehensive trainings on green urban development carried out for innovation hubs in other cities and for other relevant stakeholders - Lessons Learned Study prepared and disseminated widely - Project results regularly monitored, disseminated and fed into national policy development | GEFTF | $409,726 | $4,000,000 |
| Subtotal |  |  |  | $2,519,726 | $30,000,000 |
| Project Management Cost (PMC) (includes direct project costs of $40,000) |  |  |  | $120,000 | $320,000 |
| Total Project Cost |  |  |  | $2,639,726 | $30,320,000 |

If  Multi-Trust Fund project :PMC in this table should be the total and enter trust fund PMC breakdown here (     )

- Indicative sources of  Co-financing for the project by name and by type, if available

Please include confirmed co-financing letters for the project with this form.

| Sources of Co-financing | Name of Co-financier | Type of Co-financing | Amount ($) |
| --- | --- | --- | --- |
| Recipient Government | City of Chisinau | Cash | $4,000,000 |
| Recipient Government | Ministry of Environment | In-Kind | $8,000,000 |
| Recipient Government | Ministry of Transport | In-Kind | $8,000,000 |
| Recipient Government | Ministry of Economy | In-Kind | $6,000,000 |
| Recipient Government | Other towns and cities (to be determined) | In-Kind | $3,600,000 |
| Recipient Government | eGov.md | In-Kind | $400,000 |
| GEF Agency | UNDP | Cash | $80,000 |
| GEF Agency | UNDP | In-Kind | $240,000 |
| Total Co-financing |  |  | $30,320,000 |

- Indicative Trust Fund  Resources Requested by Agency(ies),  Country(ies) and the Programming of Funds a)

| GEF Agency | Trust Fund | Country/ Regional/ Global | Focal Area | Programming of Funds | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | GEF Project Financing (a) | Agency Fee (b)b) | Total (c)=a+b |
| UNDP | GEFTF | Moldova | Climate Change |  | $2,639,726 | $250,774 | $2,890,000 |
|  |  |  |  |  |  |  | 0 |
|  |  |  |  |  |  |  | 0 |
| Total GEF Resources |  |  |  |  | $2,639,726 | $250.774 | $2.890.500 |

- No need to fill this table if it is a single Agency, single Trust Fund, single focal area and single country project.

- Refer to the Fee Policy for GEF Partner Agencies.

- Project preparation grant (ppg)

Is Project Preparation Grant requested? Yes    No  If no, skip item E.

PPG  Amount requested by agency(ies), Trust Fund,  country(ies) and the Programming  of funds

| GEF Agency | Trust Fund | Country/ Regional/Global | Focal Area | Programming of Funds | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | PPG (a) | Agency Fee (b) | Total c = a + b |
| UNDP | GEFTF | Moldova | CC/BD/LD |  | $100,000 | $9,500 | $9,500 |
|  |  |  |  |  |  |  | 0 |
|  |  |  |  |  |  |  | 0 |
| Total PPG Amount |  |  |  |  | $100,000 | $9,500 | $109,500 |

- Project’s Target Contributions to Global Environmental Benefits

Provide the expected project targets as appropriate.

| Corporate Results | Replenishment Targets | Project Targets |
| --- | --- | --- |
| - 4. Support to transformational shifts towards a low-emission and resilient development path | 750 million tonnes of CO2e | 200,000 tonnes of CO2e direct emission reductions |

part ii:  project JustiFication

- Project Description. Briefly describe: 1) the global environmental and/or adaptation problems, root causes and barriers that need to be addressed; 2) the baseline scenario or any associated baseline projects, 3) the proposed alternative scenario, with a brief description of expected outcomes and components of the project, 4) incremental/additional cost reasoning and expected contributions from the baseline, the GEFTF, LDCF, SCCF,  and co-financing; 5) global environmental benefits (GEFTF) and/or adaptation benefits (LDCF/SCCF); and 6) innovation, sustainability and potential for scaling up.

1) Global Environmental Problems, Root Causes and Barriers

- Currently, over half the population of the world lives in cities and the number of city dwellers is increasing which means that approximately 3.5 billion people world wide live in cities. This number is projected to grow to 5 billion by the year 2030. As the population of cities increases, the environmental pressure on cities grow and issues related to sustainable planning for issues related to energy, water, waste, and transport all become increasingly important. The main cause of this is population growth as people move from rural to urban areas in search of better jobs and employment conditions. Millions of city dwellers breathe polluted air every day and millions of citizens lives close to unsafe and unsanitary urban landfills or in some case unregulated dump sites. This means that planning and financing low-carbon liveable cities and preventing them from growing in an unsustainable manner is increasingly a priority for government’s around the world. The Republic of Moldova is no exception and planning urban development along a greener path is a goal that the Government wishes to pursue.

- The Republic of Moldova is a landlocked country in Eastern Europe with a population of 4.1 million of whom approximately 800,000 (22%) live in the capital city of Chisinau. The country, which declared itself independent in 1991, borders Ukraine to the east and north and Romania to the west and south.

Figure 1-1: Map of Republic of Moldova

- Moldova is in line with the global trend of continuously growing urbanization from 47% in 2010 to 60% in 2030 (UN Habitat), with cities increasingly and significantly contributing to the main drivers of (global) environmental degradation. Chisinau, Moldova’s capital and also the largest city whose inhabitants make up over 22% of the total country population, is the largest energy user, emitter of GHGs, and consumer of resources in the country. It makes sense for any project dealing with green urban development to start with the capital city of Chisinau. The municipality of Chisinau has the greatest impact on the air quality and is responsible for almost 50% of the total air pollution in Moldova. Mobile sources and in particular motor vehicles remain the main source of air pollution in city, as well as the age of the vehicle fleet (more than 76% of all cars registered in 2009 are 10 years old or older), low quality and high sulphur content fuel and declining public transport.

- No other area provides greater opportunity to address the world’s environmental degradation and work toward sustained global environmental benefits than the area of cities and urbanization. Cities are hubs for ideas, commerce, culture, science, productivity, social development and much more. Cities can promote economically, socially and environmentally sustainable societies if we adopt a holistic and integrated approach to urban development to ensure that both economic and environmental considerations are taken into account. Urban planning, transport, energy, water, sanitation, waster management, disaster risk reduction, access to information, and education are all key issues which need to be addressed. In just one generation, cities worldwide are to double in size, and without a concerted effort will triple resource consumption and corresponding pollution making cities particularly vulnerable to the impacts of accelerated climate change.

- Recognizing the importance of cities in driving economies as well as the fact that cities are responsible for environmental degradation the GEF as part of GEF 6 has designed the Sustainable Cities – Integrated Approach Pilot. UNDP understands that the Sustainable Cities – Integrated Approach Pilot of the GEF is likely going to be available for mega cities, which have reached or are likely to have reached a population of 5 million by the year 2030. Based on these criteria, the city of Chisinau does not qualify for the Sustainable Cities – Integrated Approach Pilot. Nevertheless, the Republic of Moldova would like to pursue a same methodology and approach for a sustainable cities project for the country focused around integrated urban planning in the capital city of Chisinau, using funds from its STAR allocation to adopt a similar approach.

4. The selection of Chisinau as the main city for this project is made in order to achieve maximum impact and deliver the highest global environmental benefits and it is estimated that direct GHG emission reductions from this project will be at least 200,000 tonnes of CO2e. With a population of 800,000 Chisinau is over four times larger than the next largest city in Moldova. In addition, Chisinau has the highest technical and financial capacity and as such due to its size it will provide the largest global environmental benefits from a successful project. In addition, once fully operational this project will benefit from the baseline preparatory activities, which are helping the City of Chisinau move towards a green development path.

5.  Under the $1.45 million UNDP GEF ESCO Moldova project which started in November 2014, the City of Chisinau has committed to develop a Green Urban Development Plan (GUDP) which will be a first attempt to develop an integrated approach to green urban development planning. The project also aims to and then scale up the ESCO mechanism in Moldova as a means of further promoting green urban development. However, despite increasing recognition of the importance of cities both as drivers of economic development and for causing environmental degradation, an integrated approach towards green urban development planning does not yet exist in Moldova as an examination of the baseline situation demonstrates.

2)Baseline Scenario and Associated Baseline Projects

- The Republic of Moldova developed in 2004 a Code on Science, Research and Innovation activities in Moldova. It covers a variety of issues such as science and innovation policy making by the government, the role and status of the Academy of Sciences, accreditation of research organizations, definition and protection of intellectual property rights (IPR), information policy on science and innovation, and on generated results, legal status of organizations in science and innovation, and information about the status of researchers. The main organization in Moldova responsible for science, research, and innovation is the Academy of Sciences which has very much of an R&D approach. Despite this fact, innovation policy in Moldova does not cover climate resilient, low carbon green urban development planning and there is no experience in the country with

- A number of interventions and initiatives in Moldova all contribute towards green urban planning and promote reducing greenhouse gas emissions and increased climate resilience, including aspects related to an urban setting and these associated baseline projects provide entry points for this project. However, it is worth noting that none of them are providing a holistic integrated approach to green urban development planning and none of them follow what could be called an innovative approach:

- The Low Emissions Development Strategy (LEDS) for Moldova points out the importance of energy-efficiency, renewable energy, transport, waste management, for reducing greenhouse gas emissions in the country and promoting economic development.  The LEDs strategy for Moldova highlights that many of these interventions need to take place in an urban context. However, it does not propose an integrated approach for reducing greenhouse gas emissions, promoting climate resilience, while at the same time allowing economic development to continue to proceed unhindered.

- The City of Chisinau has signed the EU Covenant of Mayors and has prepared a draft Sustainable Energy Action Plan (SEAP). The Sustainable Energy Action plan will form an important baseline document to identify priority interventions but it does not offer an integrated approach.

- The recently adopted National Environment Strategy (NES) sets concrete targets on air pollution, waste management, cleaner production, which are particularly relevant to pursue in an urban context. However, it does not define an integrated approach in order to achieve these targets.

- The Decentralization Strategy for Moldova: with the ongoing decentralization reform the responsibilities of cities increase, both for policy formulation and implementation, providing for stronger opportunities of cities to shape policies according to their needs

- The Moldovan National Waste Management Strategy (MWMS) for Moldova for 2013 – 2027 focuses on how to select the most desirable waste minimization options for the country. The MWMS highlights the important of waste prevention, waste reuse and recycling, waste recovery, and waste disposal. Waste recover include recovery of energy from produed waste and this can include waste to energy projects. [add more]

- National Adaptation Strategy (NAS): The NAS is based on the approach that effective climate change adaptation and systematically enhancing resilience requires the integration of climate change considerations in national and sectorial policies. Any green urban development policy framework therefore has to respond to climate change mitigation and adaptation priorities which means green urban development planning which helps to enable

- Transport policies: The Moldova Land Transport Infrastructure Strategy for the period of 2008-2017 (dated February 1st 2008) focuses on the identification of clear priorities for the rehabilitation and maintenance of existing roads;  upgrading technical characteristics of national roads to international requirements;  improving conditions for transport operation along existing roads, including new road facilities, increased safety and reduced transport costs.

- Energy Strategy/EEAP/REAP: The national energy efficiency and renewable energy policies set ambitious targets for increasing energy efficiency all key urban sectors, incl. housing, transport, energy production, dissemination and consumption, was well as the productive sector.

- Association Agreement/DCFTA: Greening urban policies and key urban sectors is also in line with the EU integration agenda pursued by the country. Moldova signed an association agreement with the European Union on 2 July 2014. The Association Agreement with the EU includes the development of political, trade, social, cultural, and security links.

7.    The outlined policy documents and strategies demonstrate that this project finds several timely entry points and provide for a valuable opportunity for Moldova to facilitate upstream planning to demonstrate models that avoid locking in conventional urban forms, and to help demonstrate innovative options for technological modernization and retrofitting to make existing cities greener and more resilient, incl. enhancing rural-urban linkages.

8.    Finally, an additional entry point for the new project is the upcoming UNDP GEF financed ESCO Moldova project, which has stared in November 2014, and which aims to support the municipality of Chisinau to develop an Green Urban Development Plan, with a specific focus on energy efficiency measures, as well as to demonstrate the potential of ESCOs in catalyzing additional investment in the public sector, with a target of at least 20 municipal ESCO projects carried out during the lifetime of the project. This project is complementary to the UNDP GEF ESCO Moldova project because that project is focused on a narrower theme related to promoting green urban development (i.e – promoting and successfully demonstrating that the concept of ESCOs can work in Moldova).  There is no duplication whatsoever between the two projects. In fact, this project will build upon the work and foundation of the ESCO Moldova project to further the aims and goals of sustainable green urban development in Moldova.

- A number of barriers are currently preventing an integrated approach towards sustainable green urban development being adopted as the following table demonstrates:

Table 1:1 – Barriers to an integrated approach for Sustainable Green Urban Development in Moldova

| Barrier | Means of Overcoming Barrier |
| --- | --- |
| Lack of integrated planning capacities and practice and lack of integrated policies providing system level approaches | Creation of financially viable and sustainable innovation hub within the municipality of Chisinau and other municipalities which will identify, develop, and finance projects and support local entrepreneurs. Funding for the innovation hub will come from the successful launching of projects which provide revenues to enable the innovation hub to grow and become more innovative. |
| Lack of meaningful citizen planning participation in the planning process | New investment projects require environmental impact assessments which allow stakeholders the opportunity to express their views. Stakeholder participation and consultation will be a key component of all new green urban development projects, to be catalyzed by the innovation hubs created by the project. The innovation hub will have as part of its core terms of reference ensuring an appropriate level of citizen participation in new green investment projects. |
| Lack of financial resources/innovative financing instruments/incentives included limited capacities for private sector investment and attract investment | Promotion and support for public-private partnerships will be included in the mandate of the innovation hub. Promotion and support for energy management information system (EMIS) will help enable addition investments in EE in public buildings Promotion and additional support for ESCO mechanism (including through widespread training) as a tool to attract additional investment in EE in public buildings, including more private sector investment. |
| Weak law enforcement and compliance with the law including operationalization of laws and policies | The project will work closely with egov.md – egov (Moldova) – http://www.egov.md/index.php/ro/ - which aims at greater levels of transparency and good governance in the Moldovan government. In addition, it will aim to apply international best practice on monitoring, verification and enforcement (MVE) issues. |
| Limited technology transfer from other countries to enable for an accelerated uptake of new technologies | Partnership with cities in Western Europe through the EU Covenant of Mayors will be strengthened and enhanced including support for further cities in Moldova with creation of innovation hubs and development of green urban development plans. |
| Lack of demonstration of new technologies and their uptake | Innovative urban development projects identified, developed, and financed with the support of the innovation hub in the City of Chisinau and later in other cities in Moldova. Innovative waste to energy plant developed, financed, and constructed, at the Chisinau Municipal City landfill |

3) Proposed alternative scenario, with a brief description of expected outcomes and components of the project

10.  The goal of this proposed project is to create a model for sustainable green cities in Moldova, supporting a shift towards low-emission and resilient urban development with a focus on the creation of financially viable and sustainable innovation hubs as the creative force behind this transformative shift. With Chisinau as the main pilot city, integrated participatory planning models will be demonstrated, aiming to avoid locking in conventional urban forms at a time where cities and towns assume deeper responsibilities for shaping and implementing policies and making new investments in sustainable urban planning. Innovative options and solutions for urban modernization will be piloted, with an integrated approach tackling low emission urban systems, starting from enabling policies, participatory planning frameworks, support for existing incentive schemes and financial mechanisms, and a specific focus on the transfer of new technologies on key urban sectors such as the waste, energy, and transport sectors. As a result of the project activities, Chisinau will be assisted to establish itself as an example of sustainable urban and territorial management. The implementation of mitigation policies in the most efficient, cost-effective manner will be supported (as opposed to support for policy development) where cost-effectiveness is defined as a cost of $10 of GEF funding per tonne of CO2 or less. For each ten dollars of GEF funding (not including co-financing), at least 1 tonnes of CO2 should be reduced by investments selected by the project. The developed methodology for integrated participatory sustainable urban planning and management will be further replicated in cities and towns throughout Moldova. At least three cities besides Chisinau will have a green urban development plans / sustainable development plans in place by the end of the project to ensure that there is replication and scaling up.

11. Specific attention will be placed on finding integrated solutions for increasing the involvement of the private sector and promoting the green economy, addressing the private sector as supplier of urban services, provider of innovative technologies and management practices, and implementer of low-emission policies.  Support for the private sector will come primarily through the activities of the innovation hub, and consideration of public-private partnership opportunities related to waste, transport, and energy sectors. In addition, support will be provided for training of municipal officials, entrepreneurs and small and medium sized enterprises (SMEs) related to ESCOs (which can be viewed as a form of public-private partnership when a private company provides a technical and financial solution for energy-efficiency projects.

12. The integrated approach envisaged by this project foresees Chisinau as the main pilot city, but the approach will also potentially cover cities of different sizes, which are representative for the rest of the country. Component 5 of the project will seek to replicate the approach to other parts of the country focusing on at least three other cities. In any case, special emphasis will be placed on outreach and dissemination of best practice and the promotion of replication. The demonstration experience will be synthesized in methodologies and guidance for future use in targeted national programmes and will inform regional and international fora (networks of mayors and municipalities and others). In particular, the project will develop case study guides based on the results of the demonstration projects partly financed by this project, which will be disseminated throughout Moldova. A key result area of the project will be to ensure that the lessons learned from this project are disseminated throughout all municipalities of Moldova. The project will involve a wide range of stakeholders and suggest changing the behavior of citizens, businesses and consumers.

13. Component 1 of the project will launch a new Innovation Hub within the Municipality of Chisinau, partly funded by the GEF project and partly by the City of Chisinau.  The innovation hub is envisaged to be a 3-4 person unit who will work full-time to identify, develop, and secure financing for innovate green urban development proposals (focused on the waste, transport, and energy management sectors), providing support to Component 2, Component 3, and Component 4 of the project in this manner by helping to identify, develop, and secure financing for the demonstration activities under these components. The innovation hub will work very closely with the private sector, will explore possibilities to create public-private partnerships and will have a strong focus on supporting local entrepreneurs. This will include the development of proposals to the Regional Development Fund. The innovation hub will also play a key role in the improvement and refinement of the Green Urban Development Plan (GUDP) / Sustainability Plan for the City of Chisinau. The Innovation Hub will be tasked with coming up with new ideas and integrated approaches which when implemented will contribute towards development of Chisinau as a sustainable city. A key set of innovative tools and measures to monitor and report on the sustainability of the proposed and implemented measures will need to be developed and tracked as well as their greenhouse gas emission reductions. The key outcome from Component 1 should be that the Innovation Hub remains in place at the end of the project, continues to operate, and is fully financed by the City of Chisinau. In addition, by the end of the project, the innovation hub should have successfully catalyzed additional investment in green urban development initiatives.

14. Component 2 of the project will focus on an integrated urban planning approach for the waste sector in Moldova with a particular focus on developing an integrated waste management strategy for the City of Chisinau and this component will be lead by the Ministry of Environment with strong support from the City of Chisinau. In particular the National Waste Management Strategy for Moldova, published in 2013, which aims to develop the necessary framework, infrastructure and services to protect the environment and human health and to align the polices, legislation and regulations of Moldova related to waste management with those of the European Union. The main objectives of the EU waste policy are to prevent waste generation and to promote its reuse, recycling and recovery in terms of environmental protection. Waste is becoming increasingly perceived as a source of valuable raw materials for industry, with approaches such as energy reuse, recycling and recovery, packaging waste regulation is applied, end of life motor vehicles, waste electrical and electronic equipment, biodegradable waste and waste tires. European policy on waste focuses mainly on the separation of biodegradable waste from waste deposits and it aims to promote increased recycling and waste recovery. EU waste policy aims to help preventing environmental pollution and emissions of greenhouse gases and this includes through developing waste to energy project. As the State is the largest producer of waste in Moldova, this component will also develop a waste management strategy for all public buildings in Moldova. A key outcome of this component will be that the waste to energy project will be up developed, scoped, financed and implemented and operating at full capacity by the end of the project.

15.  Component 3 of the project will focus on an integrated urban planning approach for sustainable transport and the Ministry of Transport will take the lead for this component with strong support from the City of Chisinau. In particular, work will focus on updating and improving the transport plan for the City of Chisinau, turning it into a Sustainable Urban Transport Plan (SUTP) as well as developing a parking strategy, with an emphasis on designing parking in such a way as to minimize GHG emissions from motor vehicles in the center of the cities and finally on developing an integrated traffic management system (ITMS) for the City of Chisinau which aims to improve traffic flow, promote public transport, and minimize congestion and other traffic related problems. An integrated approach towards transport and efficiency will come through the development and adoption of fuel efficiency standards for all procurement of public vehicles. The key outcome from component 2 should be that by the end of the project the SUTP, the parking strategy for Chisinau, and the integrated traffic management system (ITMS) will have been prepared, adopted by the City of Chisinau and the recommendations will be in the process of being implemented.

16. Component 4 of this project will focus on the energy sector and the focus will be on developing a national database on energy consumption for all public buildings with the lead on this component being taken by the Ministry of Economy/Energy-Efficiency Agency with the strong support of the City of Chisinau.  It was estimated in the Sustainable Energy Action Plan (SEAP) for the City of Chisinau that 72% of the energy consumption from the City of Chisinau comes from public buildings which make buildings a priority area for action and for saving energy. A key part of Component 4 will be the development of both a national buildings EE database and an Energy Management Information System (EMIS) which will measure, monitor, and report on energy consumption in public buildings providing a database of potential energy-efficiency measures as well as the ability to rank them in order of priority by energy savings, by cost, and by payback period. UNDP has successfully developed an EMIS on its UNDP implemented GEF funded energy-efficiency project in Croatia, which ended in 2013, and this component could also potentially include the transfer of the knowledge from Croatia to Moldova, including translation of the package into Romanian and adoption of the package to meet the requirements of local conditions. Energy efficiency also requires innovative tools to increase the amount of investment in energy efficiency in public buildings. Therefore this component will also seek to provide detailed capacity building assistance and trainings to companies, entrepreneurs, small and medium sized enterprises and municipalities related to the ESCO mechanism (whereby they provide both a technical and a financial solution for energy-efficiency) and in this manner additional finance and investment in energy-efficiency in public buildings should be catalyzed. The key outcomes from component 4 should that a comprehensive energy management information system (EMIS) will have been implemented in all public buildings in Chisinau and additional investment in energy efficiency should have been catalyzed from both the implementation of the EMIS and from the detailed and comprehensive trainings on the ESCO mechanism.

17. Component 5 of the project will focus on the replication of the integrated urban planning approach to other towns and cities in Moldova and the lead on this component will come from the Ministry of Environment with strong support from the Ministry of Regional Development and Construction. It is envisaged that the replication approach will focus on at least three of the four following cities (Tiraspol, Balti, Bender, and Comrat) although the exact list of cities will be refined during the PPG phase. Workshops and seminars will be held in other cities to explain the integrated green urban development approach being piloted for this first time by this project in Moldova. The core of Component 5 will involve establishing innovation hubs in other cities in Moldova, using the approach first piloted in Chisinau and helping these other cities with preparing Green Urban Development Plans / Sustainability Plans. Appropriate sustainability indicators will also be adopted by these cities as part of their Green Urban Development Plan. Other cities, which have joined the EU Covenant of Mayors, will also be provided with technical assistance to prepare and/or update their Sustainable Energy Action Plans (SEAPs). As the innovation hubs in the additional cities will also aim to catalyze additional investment a key outcome from component 5 will also be that additional investment has been leveraged in green urban development. Component 5 is fully consistent with the National Decentralization Strategy for Moldova, which aims to ensure local autonomy, clarification of competences, availability of resources, and more effective local management for better and equitable service provision and to ensure that other regions outside of Chisinau also benefit from sustainable economic development.

18. In summary the project will cover the following aspects:

- Governance aspects, addressing the modernization of urban policies, development of integrated urban development plans and methodological guidance using the creation of innovation hubs as the key mechanisms to drive investment

- Innovative approaches to citizens engagement will be demonstrated to ensure sustainable planning, broad community engagement to enhance support for and use of emission reduction aproaches and low-carbon technologies

- Priority sectors for technology transfer and accelerating uptake of low-emission technologies, approaches and mitigation options are: energy efficiency, transport, and waste management;

- Incentive schemes, awareness raising and capacity development will target urban populations and financing mechanisms will be enhanced and strengthened to enable with the goal to facilitate private sector engagement, investment and market initiatives

- The private sector will be systematically engaged as partner in project implementation and private sector investment mobilized will be a key indicator of project success

A strong emphasis will be placed on learning, dissemination of best practice and replication to other towns and cities as well as on the development and further refinement of a robust indicator system to track the impact of project interventions4) Global Environmental Benefits

19.          Global environment benefits from the project will come from an estimated amount of approximately 200,000 tonnes of CO2 direct GHG emission reductions from the projects realized by the innovation hub in the City of Chisinau and later by the innovation hubs created in other towns and cities in Moldova. In addition, other demonstration projects (further defined during PPG phase) related to transportation, waste, and energy management will also lead to GHG emission reductions. For example, the SUTP for Chisinau, the parking strategy and the integrated traffic management system will all, when implemented, lead to direct and indirect GHG emission reductions which can be calculated using the GEF methodology for transportation projects but which is initially estimated as being approximately 50,000 tonnes of CO2e. Waste management activities such as a waste to energy project which involves flaring at the Chisinau urban landfill will also lead to direct GHG emission reductions from methane capture and destruction, estimated initially at being 150,000 tonnes CO2e. Finally, the implementation of an energy management information system (EMIS) combined with further support and training for developing the ESCO market should also lead to additional investment in energy-efficiency, which will also lead to further GHG indirect emission reductions. Calculation of these global environmental benefits will be made during the PPG phase once activities and outputs are more concretely defined.

5) Innovativeness, Sustainability, and Potential for Scaling Up

20.       The innovative approach of this particular project lies primarily in the fact that the project will create, train and support innovation hubs, first in the City of Chisinau and later in other towns and cities in Moldova as a means of promoting innovation, sustainability and scaling up. Innovation hubs, which successfully identify, develop, and secure financing for new green urban investments will result in accelerated uptake of emerging and new low-emission technologies in the energy, transport and waste management sectors. The success of the innovation hubs will generate profits which will drive further innovation and the success of the approach should allow for innovation hubs to be launched in at least 3 additional cities by the end of the project. The sustainability of the innovation hubs will be further elaborated in the PPG phase. However, it is clear that their funding needs to be related to their success in mobilizing new investment, possibly through the charging of a capital raising fee (similar to how corporate finance works) and thereby to ensure sustainability.

21.        The innovation hubs established by the Project and the project management unit (PMU) of this project will need to work closely with the private sector to ensure successful green urban development projects are realized. The Guarantee Fund established under the GEF-financed ESCO project will be expanded as a tool to reduce the risks related to consumer default as such increasing availability and affordability of commercial financing for mitigation measures. In parallel, in cooperation with the ESCO Moldova project, capacities of national public and private financial institutions to promote low-emission investments are increased. Potential partnerships with EIB or other financial institutions to co-finance infrastructure investments will be explored.  Based on specific and concrete t is expected that the demonstration of emerging technologies and innovative financial instruments will leverage additional financing and investment from national sources including the Regional Development Fund, the National Environmental Fund, the Energy-Efficiency Fund, development banks, and from the private sector.

6) Incremental/additional cost reasoning and expected contributions from the baseline, the GEFTF, LDCF, SCCF,  and co-financing

22.       Without this project and without GEF support, cities in Moldova (and in particular Chisinau) will continue to develop in an ad-hoc, uncoordinated, holistic and non-integrated manner related to green urban planning. Important considerations and opportunities to enhance climate resilience, reduce greenhouse gas emissions, and prevent and/or reduce other forms of environmental degradation are likely to be lost. The reason for this is that the holistic integrated urban planning approach (combining considerations related to energy, waste, and transport) is new in Moldova and has not been proven or demonstrated before in the country.  The innovation hubs which will be created by the project will foster an inter-disciplinary approach and facilitate the working together of various ministries and departments through the creation of an Integrated Urban Sustainability Development Council (IUDC), chaired by the Ministry of Environment, and meeting three times per year (once per four months). The creation of innovation hubs and integrated approach towards waste, transport, and energy project planning and implementation.

23.      The contribution to the baseline for this project comes from activities and investments in Moldova identified and/or envisaged within the framework or scope of the national waste strategy for Moldova (2013), the National Transport Strategy (2012) and the Moldova 2020 and National Program for Energy-Efficiency (2011-2020). In particular, the Moldova 2020 document calls for cutting losses in transport and distribution networks up to 11% by 2020 (up to 13% by 2015) for power and by 39% by 2020 (20% by 2015) for natural gas and by 5% by 2020 (by 2% by 2015) for thermal energy, cutting GHG emissions (base year 1990) by 25% by 2020, reducing energy consumption in residential sector by 20% by 2020, bring share of renovated public buildings up to 10% by 2020, and by 2016 finalize establishment of the measurement equipment for heating at 100% buildings in Moldova. The activities, which have resulted from these national strategies and policies, will form a strong baseline upon which this GEF project can build. The financial estimate of this baseline contribution is estimated as being at last $30 million USD. It will be estimated more accurately and calculated during the PPG phase.

B..Stakeholders. Will project design include the participation of relevant stakeholders from civil society and indigenous people?  (yes  /no ) If yes, identify key stakeholders and briefly describe how they will be engaged in project design/preparation:

# 24. Each component of this project will have a lead agency in Moldova who will be responsible for taking the lead on component implementation as follows:

# Table 1:2 – Responsibility for various project components by Lead Agency

| # Component | # Lead Agency |
| --- | --- |
| # 1. Innovation Hub in City of Chisinau | # City of Chisinau (Location of Project Management Unit) |
| # 2. Integrated Urban Planning Approach for Waste Management | # Ministry of Environment |
| # 3. Integrated Urban Planning Approach for Transport | # Ministry of Transport |
| # 4. Integrated Urban Planning Approach for Energy | # Ministry of Economy |
| # 5. Replication and Dissemination | # Ministry of Environment/Ministry of Regional Development & Construction |

# 25.  The City of Chisinau, the Ministry of Environment, the Ministry of Transport, the Ministry of Economy, and the Ministry of Regional Development and Construction will all be members of the Project Board for this project. In addition, other project stakeholders include inter alia egov (www.egov.md), Energy Efficiency Agency, the Energy-Efficiency Fund, World Bank, EBRD, OECD, EU, GIZ, and the Regional Environment Centre (REC). The roles of various project stakeholders will be clarified more in the project elaboration phase. These stakeholders will be involved in the project preparation by being invited to the stakeholder validation workshop to provide comments and feedback on the draft UNDP project document and GEF Request for CEO endorsement and they will be provided with the draft documents in advance in order to consider and where appropriate incorporate their views.

# C.  Gender Considerations. Are gender considerations taken into account? (yes  /no ).  If yes, briefly describe how gender considerations will be mainstreamed into project preparation, taken into account the differences, needs, roles and priorities of men and women.

# 26. A gender mainstreaming approach will be undertaken towards integrated urban planning throughout this project. Planning goals and their concrete application and implementation must be examined in terms of specific criteria and integrated into mediation and participation processes that takes into account the different needs of men and women. A creative approach to existing models of urban development and projects is needed. It is the only way to avoid repeating old mistakes, come up with innovative ideas, and build accordingly and ultimately to achieve the full potential of gender mainstreaming. The innovation hub terms of reference will include gender-mainstreaming concepts to ensure that gender considerations are properly taken into account.

# D. Risks. Indicate risks, including climate change, potential social and environmental risks that might prevent the project objectives from being achieved, and, if possible, propose measures that address these risks to be further developed during the project design (table format acceptable):

# 27. The following risks have been identified and mitigation measures are proposed as part of this project:

# Table 1:3 – Project Risks and Mitigation Measures

| # Risk | # Rating | # Mitigation Measures |
| --- | --- | --- |
| # Innovation Hub in the City of Chisinau and/or other cities fails to work properly or to raise funding for new integrated urban planning projects | # Low | # The project will provide detailed training and capacity for the innovation hub to help them to become a self sustainable unit by the end of the project |
| # Lack of Municipal Co-Financing from the City of Chisinau and from other Cities | # Medium | # The city of Chisinau has signed up to the EU Covenant of Mayors and has prepared a sustainable energy action plan (SEAP). In the event that co-financing does not directly materialize the project has developed the innovation hub, which will seek innovative means to finance projects. In addition, the ESCO mechanism does not need municipal co-financing because the project financier is also the project sponsor – in this case the private company. Finally, other cities are also part of this project under component 5 meaning that if co-financing fails to materialize for green urban development projects in Chisinau then the project can also switch its attention to the development of green urban development projects in other cities and towns in Moldova. |
| # Integrated Urban Sustainability Development Council fails to operate effectively | # Medium | # The Project Manager will start out by chairing or co-chairing this Council but moving aside to let the Government take ownership at the appropriate point in time. |
| # Lack of information and awareness among city officials to implement the plans developed by the project or to take significant concrete actions | # Low | # This is low risk as Chisinau is already signed up to the EU Covenant of Mayors and all three are committed to green urban development. All three cities are willing to allocate significant budgetary resources to support the activities of this project. |
| # Additional Cities in Moldova do not agree to develop Green Urban Development Plans / Sustainability Plans | # Low | # By approaching more than three additional cities in Moldova it is highly likely that at least three will agree to join the project. While this project will focus on Chisinau, under component 5 there will be an emphasis on signing up new cities from the start of the project. The project will be national in scope and not limit its activities to only the three cities. |
| # Climate Change risks | # Low | # The risks that the adverse impacts from climate change will make it less likely for municipal green urban development projects to be implemented is low due to the fact that changes in temperature or weather patterns during the duration of the project will not affect the commercial viability of demo projects. |

### E.Coordination: Outline the coordination with other relevant GEF-financed and other initiatives:

# 28. UNDP Moldova manages the UNDP/GEF ESCO Moldova project which also focuses on green urban development but has a narrower focus as it chooses to support the development of the ESCO concept in Moldova introducing energy performance contracting (EPC) and establishing a financial mechanism (a loan guarantee fund) as the main means of leveraging additional investment in energy-efficiency in public buildings.  The two projects are complementary to one another.

# 29. In addition, UNDP has worked with the Chisinau municipality in the framework of the “Chisinau Municipality Project”, resulting in increased capacities for participatory policy making and planning and this close working relationship with the City of Chisinau should help UNDP with establishing the innovation hub within the Municipality of Chisinau. In addition, within the framework of the Joint Integrated Local Development Programmed (JILDP), UNDP supports the Government in rolling out the decentralization reform while building the capacities of municipalities and communities to assume further responsibilities. This work places UNDP in a good position to assist other municipalities and towns in Moldova with establishing innovations hubs.

# 30.  In relation to the monitoring, reporting and verification of the performance based systems to be piloted by the project, strong collaboration will be sought with the ongoing EU-UNDP Low Emission Capacity Building Programme, which helps to strengthen national and sectorial MRV systems in support of implementation of the LEDS and NAMAs (e.g. seek synergies for developing robust MRV systems for the transport or other sectors).  Experience from this project will be used to put in place MRV systems to monitor the global environmental benefits of the green urban development projects developed by this project

# 31. Finally, the project will co-ordinate with other GEF projects in Moldova and in particular the ongoing UNIDO GEF Energy-Efficiency for the Industrial Sector in Moldova project through sharing of information and organization of joint events.

### E. Consistency with National Priorities: Is the project consistent with the National strategies and plans or reports and assessements under relevant conventions? (yes  /no ).  If yes, which ones and how:  NAPAs, ASGM NAPs, MIAs, NBSAPs, NCs, TNAs, NCSAs, NIPs, PRSPs, NPFE, BURs, etc.:

# 32. Moldova ratified the UNFCCC on June 16, 1995 and the Kyoto Protocol on February 13th, 2003. Moldova has formally associated itself with the Copenhagen accord and made a commitment to ensure that greenhouse gas emissions are at least 25% below 1990 levels by 2010. Moldova has also associated itself with the 2010 Cancun agreement and has committed to developing a low emission development strategy as well as Nationally Appropriate Mitigation Actions (NAMAs).  The 2nd National Communications of Moldova to the UNFCCC identifies energy efficiency as a key area where new investments can lead to significant reductions in greenhouse gas emissions, in particular in the urban centers.

# 33. The project is consistent with the commitment of the City of Chisinau under the EU Covenant of Mayors. In January 2012, the Mayor of Chisinau signed the EU Covenant of Mayors which commits the city to voluntary actions to mitigate the effects of climate change through energy-efficiency programmes, including sustainable urban mobility and green urban development, and through promotion of renewable energy resources. As part of the commitment, Chisinau should aim to reduce GHG emissions by at least 20% below 1990 levels by the year 2020 and prepare a Sustainable Energy Action Plan (SEAP).  The Sustainable Energy Action Plan for Chisinau has now been prepared and was submitted in draft form at the end of 2013 and it identified integrated urban planning as a priority for future work. An innovation hub which is successfully launched and which identified, develops and helps secure finance for green urban development projects, can play an important role in helping the City of Chisinau with implementing its commitments under the EU Covenant of Mayors.

F.Knowledge management: Outline the knowledge management approach for the project, including, if any, plans for the project to learn from other relevant projects and initiatives, to assess and document in a user-friendly form, and share these experiences and expertise with relevant stakeholders.

# 34. The project will aim to learn from other relevant UNDP projects in the region aimed at promoting green urban development. This includes the recently approved UNDP GEF Georgia Green Cities project – Integrated Sustainable Transport in the City of Batumi and Adjara Region as well as the UNDP GEF the Belarus Supporting Green Urban Development (GUD) in small and medium sized cities. In addition, other countries in the region are planning green urban development projects and this project will link with them also, as they are approved.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

- Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(s): (Please attach the Operational Focal Point endorsement letter(s) with this template. For SGP, use this SGP OFP endorsement letter).

| Name | Position | Ministry | Date (MM/dd/yyyy) |
| --- | --- | --- | --- |
| Ms Ingha PODOROGIN | Head of International Cooperation and EU Integration Unit and GEF Operational Focal Point | Ministry of Environment | 25/02/2015 |

- GEF Agency(ies) Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation under GEF-6.

| Agency Coordinator, Agency Name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Adriana Dinu UNDP – GEF Executive Coordinator |  | March 31st, 2015 | John O’Brien Regional Technical Advisor EITT | +90 538 221 2189 | john.obrien@undp.org |

- Additional GEF Project Agency Certification (Applicable Only to newly accredited GEF Project Agencies)

GEF_PIF_52

Project ID number will be assigned by GEFSEC and to be entered by Agency in subsequent document submissions.

When completing Table A, refer to the GEF Website, Focal Area Results Framework  which is an Excerpt from GEF-6 Programming Directions.

Financing type can be either investment or technical assistance.

For GEF Project Financing up to $2 million, PMC could be up to10% of the subtotal;  above $2 million, PMC could be up to 5% of the subtotal. PMC should be charged proportionately to focal areas based on focal area project financing amount in Table D below.

PPG requested amount is determined by the size of the GEF Project Financing (PF) as follows: Up to $50k for PF upto $1 mil; $100k for PF up to $3 mil; $150k for PF up to $6 mil; $200k for PF up to $10 mil; and $300k for PF above $10m. On an exceptional basis, PPG amount may differ upon detailed discussion and justification with the GEFSEC.

PPG fee percentage follows the percentage of the Agency fee over the GEF Project Financing amount requested.

Provide those indicator values in this table to the extent applicable to your proposed project.  Progress in programming against these targets for the projects per the Corporate Results Framework in the GEF-6 Programming Directions, will be aggregated and reported during mid-term and at the conclusion of the replenishment period.

Europe’s environment: the third assessment, 11 May 2003

For regional and/or global projects in which participating countries are identified, OFP endorsement letters from these countries are required 
  even though there may not be a STAR allocation associated with the project.

GEF policies encompass all managed trust funds, namely: GEFTF, LDCF, and SCCF