Project Identification Form (PIF)

Project Type:

the GEF Trust Fund

Submission Date:  April 2009

| Indicative Calendar* |  |
| --- | --- |
| Milestones | Expected Dates mm/dd/yyyy |
| Work Program (for FSP) | 03/15/2010 |
| CEO Endorsement/Approval | 05/01/2010 |
| Agency Approval Date | 06/01/2010 |
| Implementation Start | 07/01/2010 |
| Mid-term Evaluation (if planned) | 07/01/2011 |
| Project Closing Date | 07/01/2012 |

* See guidelines for definition of milestones.

part i:  project IDentification

GEF Project ID:      	Project duration: 36

gef agency Project ID:

Country(ies): MOROCCO

Project Title: Energy Efficiency in the industrial sector

GEF Agency(ies): , ,

Other Executing partner(s): Office National de l’Electricité (AGENCY FOR THE DEVELOPMENT OF RENEWABLE ENERGY AND ENERGY EFFICIENCY (ADEREE))

GEF Focal Area (s):

GEF-4 Strategic program(s): CC-SP2-Industrial EE (see preparation guidelines section on exactly what to write)

Name of parent program/umbrella project (if applicable):MOROCCO ENERGY EFFICIENCY PROJECT

- Project framework

| Project Objective: The overall objective of the project is to improve energy efficiency of small and medium Moroccan enterprises (SME) and significantly reduce fine GHG emissions by removing the regulatory, financing, and informational barriers that prevent activities and investments in energy efficiency and energy conservation. Specific project objectives are to: 1) Reduce GHG emissions through the optimization of energy use, and contribute to global environmental benefits; 2) Promote the development of energy efficiency techniques in the industrial sector by demonstrating the financial; benefits of energy savings and strengthening the incentive framework for EE; 3) Reduce the country’s dependence on fossil sources of energy; and 4) Reduce energy cost and thereby increase the competitiveness of Moroccan enterprises. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ### Project Components | ### Indicate whether Invest, TA, or STAb | Expected Outcomes | ### Expected Outputs | ### Indicative GEF Financinga |  | Indicative Co-Financinga |  | Total ($) c =a + b |
|  |  |  |  | ### ($) a | ### % | ### ($) b | ### % |  |
| 1. Policy reform | TA | Enhanced enabling environment to promote investments in industrial energy efficiency | i) Formulation of standards, quality assurance/control ii) regulatory framework, including incentives and concessionary terms for energy efficiency formulated iii) Monitoring and supervision of energy efficiency related activities carried out. | 265,000 | 57% | 200,000 | %43 | 465,000 |
| 2. Energy Efficiency (EE) Audits (target of 150 SME) | TA | SME endorse audit recommendations and reduce their energy consumption by 10% | i) Industry guidelines to facilitate EE projects. ii) Monitoring systems and indicators to reliably track energy consumption and identify EE potential established. iii) Framework to assess impact and progress established. iv) 150 EE Audit reports | 350,000 | 23.3% | 1,150,000 | 76.7% | 1,500,000 |
| 3. Energy Efficiency Investments (150 SME) | Invest. | Energy savings achieved GHG emissions Reduced | i) 150 EE Investments in SME connected to the national grid, especially highly/intensive energy users ii) Pipeline of feasible EE industry projects iii) lessons learned to prepare the scale up of the program through FDE | 1,430,000 | 16.6.% | 7,200,000 | 83.4% | 8,6300,000 |
| 4. Definition of adequate financing mechanisms for SME to invest in EE technologies (given EE audit recommend.) | TA | SME have access to adequate credit / financing mechanisms | i) Report presenting a typology of financing mechanisms given the SME (sector/size/…) ii) Industry wide knowledge of viable financial models to undertake EE projects | 30,000 | 75.0% | 10,000 | 25% | 40,000 |

| 5. Capacity building of stakeholders | TA | Capacity for implementing EE projects reinforced | i)150 SME and local stakeholders trained ii) Knowledge and business network established include website and business brief letters iii) Strengthen the capacity of ADREA | 480,000 | 80.0% | 120,000 | 20.0% | 600,000 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6. Project management |  |  |  | 175,000 | 50.0% | 175,000 | 50% | 310,000 |
| Total project costs |  |  |  | A 2,730,000 |  | B 8,855,000 |  | 11,585,000 |

a   List the $ by project components.  The percentage is the share of GEF and Co-financing respectively of the total amount for the component.

b  TA = Technical Assistance;  STA = Scientific & Technical Analysis.
B.    Indicative Co-financing for the project by source and by NAME (in parenthesis) if available, ($)

| Sources of Co-financing | Type of Co-financing | Project |
| --- | --- | --- |
| Project Government Contribution | and cash | 732,000 |
| GEF Agency(ies) |  | 473,000 |
| Bilateral Aid Agency(ies) |  |  |
| Multilateral Agency(ies) |  | 70 000 |
| Private Sector |  | 7,650,000 |
| NGO |  |  |
| Others |  |  |
| Total Co-financing |  | B 8,855,000 |

C.  Indicative Financing Plan Summary For The Project ($)

|  | Previous Project Preparation Amount (a) | Project (b) | Total c = a + b | Agency Fee |
| --- | --- | --- | --- | --- |
| GEF financing | 0 | 2,730,000 | 3,003,000 | 273,000 |
| Co-financing |  | 8,855,000 | 8,855,000 |  |
| Total |  | 11,585,000 | 11,858,000 | 273,000 |

D.   GEF Resources Requested by agency (ies), Focal Area(s) and country(ies)1

This is a s ingle focal area, single country and single GEF Agency project

| GEF Agency | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Project (a) | Agency Fee (b)2 | Total c=a+b |
| Total GEF Resources |  |  |  |  |  |

1   No need to provide information for this table if it is a single focal area, single country and single GEF Agency project.

2   Relates to the project and any previous project preparation funding that have been provided and for which no Agency fee has been requested from Trustee.

part ii:  project JustiFication

- State the issue, how the project seeks to address it, and the expected global environmental benefits to be delivered:

Morocco is a country with very limited fossil or hydro indigenous energy resources. It is almost entirely dependent on imports of fossil fuels to satisfy its energy needs. In addition to the direct impact of fossil fuels use on the environment, these imports represent a growing energy import bill. In a context where international energy prices are increasing, this situation raises concerns regarding the energy import price impacts on overall competitiveness of the Moroccan economy, especially in the context of increasing external trade with the European Union (EU) and others. Population and income growth add up to fuel Morocco's energy demand, which grows at about 6% per year on average. At the sector level, the growing demand for electricity is due to many factors, notably : (i) the development of electricity-consuming industrial activities (in particular phosphates, cement works, steel metallurgy) which contribute to increasing electrical intensity ; (ii) the acceleration of implementation of the Global Rural Electrification Programme (PERG) which raised the country’s rate of electrification from 20% in 1995 to 89% in 2006 and nowadays to 97% ; (iii) the combined effects of the increase in per capita electricity consumption and population growth in the context of the PERG which brings about a rise in residual demand ; and (iv) real estate development brought about mainly by the growth of the tourism sector and the state’s correlated major projects. In order to meet the projected demand, Morocco will need some major energy infrastructure investments in the near future. Improving energy efficiency is expected to reduce the pressure for increased energy imports and for investments in energy supply infrastructure, and ease the burden of growing energy costs. The Government of Morocco has already started to identify different policy options to take advantage of the potential for energy savings. Various efforts have led to the identification of potentials in several sectors (industry, tourism sector, etc.). Those potentials now need to be translated into a coherent set of energy efficiency policy objectives and associated required institutional developments to lower the energy intensity of the Moroccan economy.

The proposed project is designed to offer a systematic approach for addressing the currently poor incentives and weak institutional capacity to improve energy efficiency with the aim of significantly increasing investment in energy saving by widening private sector participation and meeting growing demand for electricity.   It will support the government efforts in promoting energy efficiency policies in the industrial sector in particular and across different sectors in general.  It will prepare initiatives launched by the GoM and other donors (World Bank and ADB) as they intend to take advantage of GEF project results and experience to draft and develop Clean Technology Fund (CTF) and Fonds de Développement de l’Energie (FDE) projects in energy efficiency. The policy and financial incentives that will be put in place and the demonstration effects of the project will lead to sustained investments in energy efficiency fields.  The project would seek policy reforms related to areas such as standards, certification, and licensing. Awareness creation and information dissemination to decision-makers would also form an important part of the project intervention strategy to enhance the replicability of the project elsewhere in Morocco. The capacity at the ADEREE as a key government institution which prepares a national and sector plans on renewable energy and energy efficiency for submission to the government would be strengthened in order to facilitate information exchange, foster small energy efficiency entrepreneurship and business connections, and provide advisory services to SMEs on technical and financing issues related to energy management as well as to potential investors, donors, developers, NGOs, and even community-based organizations. To help promote capacity strengthening, the project seeks to develop twinning partnerships with selected institutions and companies in those countries that have broad experience in energy management support to enable transfer of suitable delivery models from these countries to Morocco. Capacity building and training measures would be implemented in different forms depending on the specific requirements of the respective organizations or individuals, in the form of seminars, workshops and specially designed training courses, exposing these to the models used in foreign organizations including practical on-the-job trainings at partner organizations and at project sites.

Some of the tangible outcomes of this project among others include:

- Awareness-raising among SME decision-makers on incorporating energy management practices in planning; new technology/practice familiarization through mini-programs of demonstration, targeted training and commercial exchanges that strengthens capacity within SMEs to coordinate and plan for energy efficiency investments;

- Strengthened capacity within the ADEREE (and other government agencies if appropriate)  to coordinate and plan for greater energy management throughout the industrial sector in Morocco;

- Formulation of standards, quality assurance/control, regulatory framework, including incentives and concessionary terms for energy efficiency service providers in Morocco, consistent with the standards and guidelines established by the International Energy Agency.

- Development of a financing model that reduces the risks for implementation/retrofitting of energy efficient technologies (e.g. strengthened credit and micro financing systems to accommodate an array of industrial customer needs).

- Invesemtnt in pilot projects and prepation of the replication activities thorugh other funds.

Further, the project will directly benefit the economy by decreasing energy costs which will result in an improved competitiveness and by reducing the country’s dependency on fossil sources import. The Project’s direct outcome will be a mix of specific and global outcomes. It will include increasing the market share of efficient key industrial appliances and the opening of a viable market for EE services providers. Broader outcomes include the continued diffusion of knowledge on EE technologies to all stakeholders and a level playing field for service providers to ensure that market forces take over. The expected direct global environmental benefits of the Project involve a decrease in CO2 emission through enhanced impact of energy efficiency measures that will stem from the improved cost-effectiveness of the funding allocated for energy efficiency in the industrial sector.  It is expected that the implementation and outputs of the project which is targeting 150 SME will enable a decrease of 62 500 tons of CO2.   These figures are based on a ratio of 50 MW called / investment and a decrease of 500 tons of CO2 per investment which is the minimum amount for industrials targeted in this project. Additional indirect reduction of Greenhouse Gas (“GHG”) emissions will stem from the diffusion of experience to other sectors not in the initial target area.  The replication of the pilot project should lead to several GHG emissions reducction. The figures will be estimated at the CEO endorsement stage.

- Describe the consistency of the project with national/regional priorities/plans: The

Government of Morocco (GoM) has set out several programs to address climate change issues and achieve CO2 emissions reduction over the next few years. The primary national strategy to pursue low-carbon opportunities to achieve economic and social national aims is the National Plan of Priority Actions (PNAP in French: Plan National d’Actions Prioritaires).  The PNAP was launched by His Majesty King Mohammed VI on April 15, 2008 and rests on four strategic axes, one of which is the promotion of renewable energy and energy efficiency. As a comprehensive national energy strategy, the PNAP addresses both energy supply and demand. On the demand side, this includes direct installation of energy efficient equipment (e.g., CFLs) with a view to achieve significant energy saving by 2020. The goal of the GoM presented at the WIREC 2008 is to reach 15% of energy saving by 2020. The estimated split of the energy saving potential given by the GoM is the following:

| Sub-sector | Energy saving potential |
| --- | --- |
| Industry | 48% |
| Transport | 23% |
| Residential | 19% |
| Commercial | 10% |

Source: Government of Morocco

The GoM has taken important steps towards creating the conditions to realize the energy saving potential shown above.  However there still exist numerous non-market barriers that impede its full implementation. Such barriers include lack of familiarity with efficient technologies, difficulties in obtaining up-front financing and insufficient experience to properly value efficiency’s benefits. The first major wave of efficiency projects which will be conducted by the GEF project will bring the experience and models that can be pursued through multiple follow-on efforts. Meanwhile, an ambitious push by the government with large-scale efficiency efforts in multiple sectors will directly address these barriers. Futhermore, the Moroccan government has developed a National Energy Efficiency Plan which includes developing energy efficiency policies mainly in the industrial sector, agriculture, transport and the building sector.  This project is fully inline with the Government efficiency plan since it aims to promote a rational and efficient use of energy resources in industrial sector which will lead to reducing CO2 emissions and contribute to tackle global climate change. The project will also support the government efforts in promoting energy efficiency policies across different sectors. This project is in line with the objectives of the Moroccan energy policy and consistent with efforts advocated by the Bank and other lenders to give priority to measures that reduce growth in energy demand. Strategically, the project would reinforce and widen the existing trend in the energy sector in a way that reinforces the  objectives.

- DESCRIBE THE CONSISTENCY OF THE PROJECT WITH GEF STRATEGIES AND STRATEGIC PROGRAMS:  The proposed project is consistent with the GEF 4 climate change strategy for overcoming market barriers to energy efficiency. In particular, proposed components under this project are consistent with the thematic focus on "Strategic Program 2: Promoting Energy Efficiency in the Industrial Sector." The focal areas of the project are to promote energy efficiency in the industry sector in Morocco with emphasis in small and medium industrial enterprises. Industry is the most promising areas to pursue energy efficiency for emissions reduction. The added value of the industrial sector between 1994 and 1999 was between 40 and 55 billion drihams (around 16% of GDP) with comparable figures seen in more recent years.  Industry accounts for 30% of end-use CO2 emissions in Morocco. The work will focused on small and medium enterprises due to their large share of the total number of Moroccan companies, their progress and their lesser access to international resources and knowledge.  Industrial energy demand – and emissions – is concentrated in three sectors: cement, phosphates and sugar and thus will likely be the sub-sector targeted when conducting the EE audits and supporting the EE related investments.  Their energy use is expected to rise substantially in the coming decades, from approximately 1,600 Mtoe in 2005 to 5,200 Mtoe in 2030.  If realized, this level of energy use in these three sub sectors would account for 69% of total industrial energy use. SMEs will be chosen during the PPG on the basis of their energy consumptions and in consultation with ADEREE. Detailed terms of reference will be drafted for choosing the beneficiaries of the project according to the criteria’s stated (eg. Energy consumption, potential energy saving, CO2 emissions…etc).

- JUSTIFY THE TYPE OF FINANCING SUPPORT PROVIDED WITH THE GEF RESOURCES:  Without any GEF financing, the limited number of EE audits and related investments financed by other donors may not be sufficient and pave the way for a significant and ambitious push by the government with large-scale efficiency efforts. Besides, it will undoubtedly undermine current initiatives launched by the GoM and other donors (World Bank and ADB) as they intend to take advantage of GEF project results and experience to draft and develop Clean Technology Fund (CTF) and Fonds de Développement de l’Energie (FDE) projects in energy efficiency. GEF funding will help overcome the barriers to the development and implementation of energy efficiency Project, to ensure a more widespread understanding and use of energy efficient in Morocco. The GEF funding will leverage cofinancing from the Government, the Agency for the Development of Renewable Energy and Energy Efficiency (ADEREE) and the ANPME contribution. The investments are co-financed by the beneficiaries themselves according to a well experienced and sense full 80/20 cost sharing approach: 80% of the investments costs are supported by the industrials and a 20% incentive is given by the GEF.  GEF funding will help overcome the barriers to the development and implementation of energy efficiency Project, to ensure a more widespread understanding and use of energy efficient in Morocco.

- Outline the Coordination with other related initiatives: To avoid duplication and ensure complementarily, the project will coordinate closely with related ongoing initiatives, stakeholders, and donors involved under the leadership of the Ministry of Environment within the context of the overall national energy efficiency plan. The project will also coordinate with the ANPME (National Agency for Promoting Small and Middle Industries). The role of this governmental agency is to promote the competitiveness of the Moroccan industrial sector by offering technical assistance to the industries in order to improve their organization and reduce their operational costs. The Agency for the Development of Renewable Energy and Energy Efficiency (ADEREE) designs and implements renewable energy and energy efficiency programs as well as environmental programs linked to energy activities and is also responsbile for coordinating the national program of energy audits and ensures the implementation of the important programs. ADEREE is currently in discussion with a number of other donors such as the European Investment Bank to initiate other energy efficiency related projects which will be developed

.

- DISCUSS THE VALUE-ADDED OF GEF INVOLVEMENT IN THE PROJECT  DEMONSTRATED THROUGH INCREMENTAL REASONING :    The GEF project will play a catalytic role in transforming the market for industrial energy efficiency goods and services through the activities on standards and capacity building. At the present there is no an enabling environment in Morocco for better energy management in the industrial sector for SMEs.  While there have been isolated cases of positive experiences in increasing energy efficiency at large-scale industrial facilities, in-country barriers remain in place preventing market-driven pursuit of energy efficiency technologies and practices. In general, these include lack of access to information, inadequate financing mechanisms, low human/institutional capacity, little to no standardization of codes/practices, and a lack of proper energy audit systems, leaving Morocco’s potentially huge energy efficiency savings essentially untapped. These barriers are highly interrelated and need to be addressed in an integrated way in order to enhance the prospects of better industrial energy management in Morocco. But more importantly, the GEF project is expected to create an enabling environment through policy development and capacity building, which would lead to more significantly increased energy efficiency investment over the medium and long-term by other stakeholders.  GEF involvement will provide the necessary support to develop and implement an integrated set of actions to effectively implement  the energy efficiency management program. The GEF project will add value by providing assistance in the promulgation of energy management standards in the country and building capacity of enterprises and institutions to comply with standards. Further, the project will benefit from GEF previous experiences in similar projects in other countries, which will help to (i) avoid duplication, (ii) build on lessons learned, and (iii) benchmark with international best practices. The lessons and experience gained in the selected industries could be well replicated and effectively used to scale up energy efficiency programs in other sectors. Without the integrated GEF project activities into the ADEREE program, investment may not benefit from innovative financing schemes, thus making their impact and their cost effectiveness limited.  Such limited impact of early investments would not only reduce project effectiveness but may also discourage further investment at all stakeholder levels, thus wasting the opportunity presented by the government and weakening the position of service providers. The project calls for development of sustainable energy efficiency lending practices for the industrial sector in private and public banks, and the strengthening of government capability to enforce standards, rules and regulations, and monitor energy savings.

| Barriers | Intervention measures |
| --- | --- |
| Lack of clear policy standards, certification and licensing process | Increased national EE management and policy implementation capacity Develop Standard Operating Procedures Provide incentive and concessionary terms for energy efficiency service provider in Morocco |
| Lack of awareness-raising among SME decision-makers | Awareness creation and information dissemination to decision-makers. |
| Lack of efficiency of SMEs on technical and financial issue | Develop a financing model that reduce the risks of retrofitting of energy efficient technology EE lending business line established and sustained |

- INDICATE RISKS, INCLUDING CLIMATE CHANGE RISKS, THAT MIGHT PREVENT THE PROJECT OBJECTIVE(S) FROM BEING ACHIEVED, AND IF POSSIBLE INCLUDING RISK MITIGATION MEASURES THAT WILL BE  TAKEN:

| Risk | Risk measures |
| --- | --- |
| Lack of knowledge of energy efficiency concepts by the private sector. | - Energy efficiency forums and seminars will be organized by selected business membership organization including industrial zones. |
| Weak local capacity for conducting audits | - The audit will be led by international firms in association with local firms which will help to transfer knowledge and best international practices. - A tailored training program will be provided to local firms. - The project will build on the experience of similar GEF projects in other countries and tools will be adapted to the Moroccan context. - The project will stimulate the market for energy audits and will lead to the creation of new audit firms. |
| Low private sector involvement and commitment to energy efficiency | - One of the project components is to tackle policy barriers for private sector involvement in energy efficiency fields and to put in place financial incentives that would further encourage private sector participation. - The project will measure the financial returns of energy efficiency investments. A report will be published which will lead to a positive demonstration effect on the commercial viability of such projects. |
| Inadequate legal framework | - The Moroccan Government is committed to fulfilling energy efficiency and reforms are in progress. |
| Implementation risk | - The project will benefit from GEF previous experiences - ADEREE will receive adequate training to manage project implementation. |

- describe, if possible, the expected cost-effectiveness of the project:  The activities that are envisaged under the project components aim at increasing efficiencies and lowering transaction costs, thus providing higher cost effectiveness of the industrial enterprises private and public business in EE. The financing mechanism sepcidcally the loan mechanism to finance commponet 3 with banks which aims at introducing new mechanisms will be designed and tested, the most cost effective will be rolled-out for investment and lessons learnt will be provided for broad sharing. The consumption of energy of the 150 industries targeted in the present project is about 750,000 MWH. Initial estimates from analytical work indicate that the project is expected to reduce 10% of this consumption thus representing 75,000 MWH. On a large scale, the full implementation of the program addresses 600 industries consuming 3,000,000 MWH. More accurate project cost-effectiveness shall be presented at CEO endorsement stage by calculating estimated energy savings which shall be achieved through the implementation of planned investments in energy efficiency at the SMEs identified initially.

- Justify the comparative advantage of GEF agency: The AfDB Bank is uniquely positioned to provide the Government of Morocco with its support given its close working relationship with the Government during the last two decades, its successful experience in integrating technical assistance and lending operations with the government's policy agenda, and its experience in supporting energy efficiency improvements in many countries. Cooperation between AfDB and Morocco in the energy sector dates back 38 years. Since 1970, ten (10) operations were approved by the Board of AfDB amounting to more than USD 641 million. Two (2) projects are currently ongoing; the Ain Beni Mathar thermo solar power station project is co-financed by GEF (USD 50 million grant) and the AfDB (USD 366 million loan). While the GEF grant is not directly executed by AfDB, preparation and appraisal of the project as well as all supervision missions are conducted jointly and the discussions with the borrower are led in a truly harmonized manner. Besides its active portfolio, the AfDB is currently reviewing an 11th project with the Government which would support the 2008-2013 electricity network program.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

A.   Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S): (Please attach the country endorsement letter(s) or regional endorsement letter(s) with this template).

| Name | Position | Ministry | Date (Month, day, year) |
| --- | --- | --- | --- |
| Mohamed BENYAHIA | Director of Partnership, Communication and Cooperation | Environment Department State Secretary in charge of Water and Environment | 04/15/20090 |

B.  GEF Agency(ies) Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation.

| Agency Coordinator, Agency name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Sunita Pitamber |  | 04/21/009 | Siham Mohamedahmed | +216 71102259 | s.mohammedahmed@afdb.org |

Project ID number will be assigned by GEFSEC.

Select only those focal areas from which GEF financing is requested.

Include project preparation funds that were previously approved but exclude PPGs that are awaiting for approval.