Request for CEO endorsement/Approval

Project Type:

the GEF Trust Fund

Submission Date: March 23, 2010

Resubmission date: April 26, 2010

| Expected Calendar (mm/dd/yy) |  |
| --- | --- |
| Milestones | Dates |
| Work Program (for FSPs only) |  |
| Agency Approval date | 05/01/2010 |
| Implementation Start | 05/05/2010 |
| Mid-term Evaluation (if planned) | 11/04/2011 |
| Project Closing Date | 07/01/2013 |

part i:  project Information

GEFSEC Project ID: 	3793

gef agency Project ID: 4110

Country (ies): Namibia

Project Title: Namibia Energy Efficiency Programme (NEEP) in Buildings

GEF AGENCY (ies):

Other Executing partner(s): Ministry of Mines andEnergy,RenewableEnergy and Energy Efficiency Institute (REEEI/PON)

GEF Focal Area(s):

GEF-4 Strategic program(s): CC-SP1 Building EE

Name of parent program/umbrella project:  Framework for promoting low greenhouse gas emissions buildings. This project will be submitted as part of the global programmatic framework for promoting low GHG buildings that will be submitted to the November Council meeting. It is a joint framework led by UNDP with participation from UNEP, WB, EBRD, IADB and ADB.

- Project framework  (Expand table as necessary)

| Project Objective: To promote nationwide adoption of energy-efficient technologies and practices in the commercial and residential buildings and in so doing, reduce greenhouse gas (GHG) emissions. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Components | Indicate whether Investment, TA, or STA | Expected Outcomes | ### Expected Outputs | ### GEF Financing1 |  | Co-Financing1 |  | Total ($) c=a+ b |
|  |  |  |  | ### ($) a | ### % | ### ($) b | ### % |  |
| 1. Improvement of regulations and building codes for energy savings in buildings | TA | Improvement of policy and regulatory framework for EE in buildings, including building codes. A compilation of the list of recommended EE appliances and materials for the building sector eligible for taxes and excise duty reduction. EE projects developed and implemented in institutional, commercial and residential buildings (as demonstration projects). | - Strategic Action Plan on EE in new and old buildings formulated. - Building codes identified, revised and redevelopped. - Detailed study on potential EE technologies and socio-economic survey. - The design of policy instruments, standards and financial incentives by the Government to promote energy-efficient technologies and practices, and encourage EE financing.. - Compliance enforcement capabilities reinforced. - Demonstration of EE benefits through pilot projects | 250,000 | 13 | 1,627,000 | 87 | 1,877,000 |
| 2. Provision of auditing and energy marketing services. | TA | Stimulation of demand for energy saving services and technology through the subsidization of enhanced capacity building of energy auditors Mandatory audits in public and commercial buildings. | - Capacity to undertake energy audits in building increased. - Program of certification for auditors conducted. - Selected energy audits and feasibility analysis undertaken. - EE measures implemented in at least 20 buildings (focus on existing bulidngs) . | 240,000 | 12 | 1,800,000 | 88 | 2,040,000 |
| 3. Increase in institutional capacity and awareness. | TA | Increase in institutional capacity and awareness and information on EE in buildings. | - Public awareness of national and local policy-makers and of commercial developers increased. - Database and website set up at the Namibian REEEI. - Best practices green building rating system established. | 200,000 | 19 | 838,000 | 81 | 1,038,000 |
| 4. Monitoring, feedback and evaluation. | TA | Monitoring, feedback adaptive learning and evaluation. | - Indicators through baseline, mid and end-of-project analysis monitored. - Project’s performance monitored and evaluated. - Project results disseminated. | 89,000 | 15 | 524,000 | 85 | 613,000 |
| 5. Project management |  |  |  | 80,000 | 13 | 524,000 | 87 | 604,000 |
| Total Project Costs (USD) |  |  |  | 859,000 | 14 | 5,313,000 | 86 | 6,172,000 |

1    List the $ by project components.  The percentage is the share of GEF and Co-financing respectively of the total amount for the component.

2   TA = Technical Assistance; STA = Scientific & Technical Analysis.

B.   Sources of confirmed Co-financing for the project

| Name of Co-financier (source) | Classification | Type | Project | %* |
| --- | --- | --- | --- | --- |
| MME |  | Cash/In-kind | 3,134,000 | 59% |
| Polytechnic of Namibia |  | Cash/In-kind | 1,150,000 | 22% |
| Erongo RED |  | Cash/In-kind | 800,000 | 15% |
| Osona West Party |  | Cash/In-kind | 129,000 | 2% |
| Arandis Town Council |  | In-kind | 100,000 | 2% |
| Total Co-financing (USD) |  |  | 5,313,000 | 100% |

* Percentage of each co-financier’s contribution at CEO endorsement to total co-financing.

C.   Financing Plan Summary For The Project ($)

|  | Project Preparation a | Project b | Total c = a + b | Agency Fee | For comparison: GEF and Co-financing at PIF |
| --- | --- | --- | --- | --- | --- |
| GEF financing | 50,000 | 859,000 | 909,000 | 90,900 | 999,900 |
| Co-financing | 60,000 | 5,313,000 | 5,373,000 |  | 5,373,000 |
| Total (USD) | 110,000 | 6,172,000 | 6,282,000 | 90,900 | 6,372,900 |

D.  GEF Resources Requested by Agency(ies), Focal Area(s) and Country(ies)1   : N/AA

E.  Consultants working for technical assistance components:

| ### Component | ### Estimated person weeks | ### GEF amount ($) | ### Co-financing ($) | ### Project total ($) |
| --- | --- | --- | --- | --- |
| ### Local consultants* | 784 | 409,000 | 1,160,000 | 1,569,000 |
| ### International consultants* | 161 | 370,000 | 450,000 | 820,000 |
| ### Total | 945 | 779,000 | 1,610,000 | 2,389,000 |

*  Details to be provided in Annex C.

f.   Project management Budget/cost

| ### Cost Items | ### Total Estimated person weeks/months | ### GEF amount ($) | ### Co-financing ($) | ### Project total ($) |
| --- | --- | --- | --- | --- |
| ### Local consultants* | ### 40 | 20,000 | 60,000 | 80,000 |
| ### International consultants* | 38 | 50,000 | 140,000 | 190,000 |
| ### Office facilities, equipment, vehicles and communications* |  |  | 25,000 | 25,000 |
| ### Travel* |  | 10,000 |  | 10,000 |
| ### Others** |  |  | 11,000 | 11,000 |
| Total | 78 | 80,000 | 236,000 | 316,000 |

*  Details to be provided in Annex C.   ** For others, it has to clearly specify what type of expenses here in a footnote.

G.  Does the project include a “non-grant” instrument? yes     no 
      (If non-grant instruments are used, provide in Annex E an indicative calendar of expected 
        reflows to your agency and to the GEF Trust Fund).

H.  describe the budgeted m &E PLAN:

Project monitoring and evaluation (M&E) will be conducted in accordance with established UNDP and GEF procedures. The Logical Framework Matrix in Annex A provides performance and impact indicators for project implementation along with their corresponding means of verification. These will form the basis, on which the project's M&E Plan will be built. Implementation of the M&E Plan will be undertaken by the project team and UNDP Namibia Country Office (UNDP CO) with support from the UNDP/GEF Regional Coordination Unit in Pretoria (UNDP RCU).

The M&E Plan includes the following key milestones and activities: inception report, project implementation reviews, quarterly operational reports, a mid-term and a final evaluation. The indicative M&E budget is provided in the table below and a more detailed draft M&E Plan is presented in Section I Part V of the Project Document. It will be finalized at the Project Inception Meeting following a collective fine-tuning of indicators, means of verification, and the full definition of project staff M&E responsibilities. The project strategy and objectives, intended outcomes and outputs, implementation structure, work plans and emerging issues will be regularly reviewed and evaluated annually by the Project Manager. Periodic Status Reports will be prepared at the Project Manager Team's request  for presentation at key meetings associated with the project.

When necessary, evaluation results will be used to modify project activities for long term monitoring of project impacts, development of strategy for data collection and analysis, undertaking of biannual information collection and evaluation, tracking and measurement of consumer's reaction and results of EE measures implementation in buildings.

| Type of M&E activity | Responsible Parties | Budget US$ Excluding project team staff time | Time frame |
| --- | --- | --- | --- |
| Inception Workshop and Report | - Project Manager - UNDP CO, UNDP GEF | $25 000 | Within first two months of project start up |
| Measurement of Means of Verification of project results. | - UNDP GEF RTA/Project Manager will oversee the hiring of institutions for specific studies and delegate responsibilities to relevant team members. | To be finalized in Inception Phase and Workshop. | Start, mid and end of project (during evaluation cycle) and annually when required. |
| Measurement of Means of Verification for Project Progress on output and implementation | - Oversight by Project Manager - Project team | To be determined as part of the Annual Work Plan preparation. | Annually prior to ARR/PIR and in accordance with the definition of annual work plans |
| ARR/PIR | - Project manager and team - UNDP CO - UNDP RTA - UNDP EEG | None | Annually |
| Periodic status/ progress reports | - Project manager and team | None | Quarterly |
| Mid-term Evaluation | - Project manager and team - UNDP CO - UNDP RCU - External Consultants (i.e. evaluation team) | $40,000 | At the mid-point of project implementation. |
| Final Evaluation | - Project manager and team, - UNDP CO - UNDP RCU - External Consultants (i.e. evaluation team) | $60,000 | At least three months before the end of project implementation |
| Project Terminal Report | - Project manager and team - UNDP CO - local consultant | $0 | At least three months before the end of the project |
| Audit | - UNDP CO - Project manager and team | $10,000 | Yearly |
| Visits to field sites | - UNDP CO - UNDP RCU (as appropriate) - Government representatives | $40,000 | Yearly |
| TOTAL indicative COST (excluding project team staff time and UNDP staff and travel expenses) |  | $175,000 |  |

part ii:  project justification:  In addition to the following questions, please ensure that the project design incorporates key GEF operational principles, including sustainability of global environmental benefits, institutional continuity and replicability, keeping in mind that these principles will be monitored rigorously in the annual Project Implementation Review and other Review stages.

- State the issue, how the project seeks to address it, and the expected global environmental benefits to be delivered:

Namibia is a large net importer of energy as it is illustrated in figure 1. The country imports about 58% of its electricity needs from the Southern African Power Pool (SAPP) member states, 89% of which is from South Africa. Over 90% of South Africa’s electrical power is from coal-based power generating units. Since the surplus generation capacity in South Africa is running out, Namibia is particularly at risk from an electricity supply shortage.

Figure 1: Comparison of Total Imports against Local Generation

Source: Annual Report 2009, The Electricity Control Board

According to NamPower (Namibia’s power utility), electricity consumption has shown a rising trend from 2,945 GWh per annum in 2005 to 3,219 GWh in 2007. The country’s power generating mix and installed capacities consists of the following: Ruacana Hydro Power Station 249 MW, Van Eck Coal Power Station 120 MW, and Walvis Bay-diesel driven Paratus Power Station 24 MW. In addition there are other small numerous diesel power generators operating across the vast country.

The current power deficit being experienced by Namibia’s main foreign supplier – along with the increased demand for electricity, the need for extension of rural electrification, and the shortage of human and financial capital and lack of significant investments in local power generation – are just some of the regional challenges facing Namibia as it seeks to maintain its recent steady economic growth.

To address the power supply crisis in the medium to long run, the Ministry of Mines and Energy in close liaison with NamPower and ECD, embarked on a number of projects including (i) the GEF-supported Namibia Renewable Energy Programme (NAMREP); (ii) Renewable Energy & Energy Efficiency Capacity Building (REEECAP) with Danish support; (iii) the establishment of the Renewable Energy & Energy Efficiency Institute (REEEI); and (iv) the implementation of a solar hybrid mini-grid systems. The solar hybrid mini-grid system at Tsumkwe is co-funded by European Commission (N$ 20 Million), NamPower (N$ 3 Million) and Otjozondjupa Regional Council (N$ 3 Million).

In February 2008, the Government of South Africa, Eskom (the power utility), and the mines, reached an agreement that the mines would immediately cut back production by 10% in order to reduce the large amount of load shedding. Having considered the national power outages as a national emergency, the South African government is planning to introduce a power quota or rationing programme. The hope that Gigajoule Africa, a private South African independent power producer, might replace Eskom as an off take customer was dealt a blow in October 2009, when the National Energy Regulator of South Africa turned down Gigajoule’s application to build gas distribution and transmission facilities in Western Cape province.

Such developments in the market of Namibia’s major power supplier leaves the country in a very vulnerable position; hence it is urgently exploring ways of financing new power projects and rationalizing current energy use to avert potential economic disruption. Namibia is currently experiencing a population growth rate estimated at 3% by the Population Reference Bureau.

Figure 2: Overall Generation Increase in the Namibian Electricity System

Source: Annual Report 2009, the Electricity Control Board

According to the Electricity Control Board (ECB), total units generated into the Namibian electricity system increased from 3,554 million units in 2006 to 3,621 million units in 2007. In its annual report, NamPower predicts that residential demand for electricity will continue increasing at a pace of above 10% in the coming two to three years. In fact, energy consumption in the entire country has increased by an average 4% per annum between 1997 and 2003, 20% per year between 2003 and 2004 and 13% between 2004 and 2005. It is expected that the increase in energy consumption will level off to a rate of about 4% each year in the near term. Despite recent average cost of electricity increases exceeding 10% per annum, the application of energy-efficient methods and technologies is almost non-existent and far lower than that in other developed countries.

According to REEEI, fossil fuels – excluding biomass – constituted almost 78% of primary sources of energy in 2006. Local authorities, including the regional electricity distributors, are the largest single electricity consumers with the domestic/residential sector accounting for almost 50% of total consumption.. The domestic/residential sector is mostly buildings and energy is largely used for water heating (242 MW of peak demand) and cooking and lighting (45 MW of peak demand). A large portion of the local authorities’ built environment is also in buildings and the focus is on health and safety issues. Electricity demand by commerce and public services was 2% (MME, 2004) and large portion of energy is used for Heat Ventilation and Air Conditioning (HVAC). Air conditioning with variable motor technology can both heat and cool; and uses 15% - 50% less electricity.  Energy demand in the built environment sector is projected to increase due to: (1) Economic growth – resulting in increased demand for office space; (2) technology and the spread of new equipment; and (3) increased temperatures from climate change triggering increased energy consumption.

In addition to economic benefits, energy efficiency measures have great potential to reduce CO2 emissions. According to IEA’s projections, end-use efficiencies could account for 45 percent of the global CO2 emissions reductions by 2050 (IEA 2006). Efficiency measures also save money for end users. They are often cost-effective (in terms of cost per tonne of CO2 emissions reduction) that most of them even have negative abatement costs. Another significant incentive for the introduction of EE measures relates to their ability to generate revenue to offset capital costs from the sale of carbon credits from under a CDM “Programme of Activities” (PoA) modality. Under this modality a PoA Coordinating Entity (government, NGO or business) develops a PoA which defines broad parameters for project activities that are eligible for inclusion in the PoA. There are many possibilities to develop PoAs focused on EE measures and thus provide added incentive for coordinating entities to save on energy costs, reduce emissions and generate revenue from the carbon markets.

No energy efficiency projects have been implemented in Namibia to date so it is not possible to reference any specific abatement cost curve for the Namibian context or quantify any ex ante GHG emission reductions that have come from development-oriented projects conducted to date or actions taken by individual businesses to reduce energy consumption through EE measures. However results from a recent study in Namibia commissioned by the REEEI on the Revision of Namibia Building Codes to Incorporate Renewable Energy and Energy Efficiency identified the following interventions as relevant to the situation in Namibia. These are:

- Insulating the building envelope effectively.

- Sealing the building envelope.

- Allowing the free flow of natural air through buildings.

- Implementing efficient lighting (lighting technologies, intelligent control systems, etc.).

- Implementing efficient Heating, Ventilation and Air Conditioning (HVAC) systems.

- Implementing solar water heating systems.

The study furthermore gave recommendations for mandatory interventions on building codes and by-laws that should be added and/or changed; suggested voluntary interventions with minimum standards for buildings document to be possibly adopted by the Institute of Architects; and provided a “best practices” rating of buildings. Other measures mentioned included improved government procurement policy for its offices. Ministries have funds allocated along two budget categories, namely capital and operational/recurring budgets. Funds may not be shifted between the two areas. In the first budget, the initial construction cost of a building is typically focused on the least cost amount and upfront costs associated with improved energy savings designs are seen as too costly because any savings from those investments vis-a-vis lower energy bills to offset the higher capital costs will appear on the operational cost account. As such ministries are reluctant to implement energy efficiency projects with higher upfront capital requirements since they are not able to reap the benefits of lowered operational costs due to the restriction on moving funds from one budget line to the other.

In many countries, the tightening up of building codes to include energy efficiency (mandatory intervention) standards goes hand in hand with a green building rating system (voluntary intervention) which sets standards for best practice in the field, most of which exceeds the mandatory requirements. Building regulations and codes regulate the design and construction of buildings to incorporate energy conservation as well as indoor air quality and comfort standards for different type of buildings. Namibia currently follows the South African SANS10400 building code. South Africa has initiated work for an additional standard for energy efficiency in buildings which Namibia could follow or adapt once designed and adopted. The building code legislation process is slow and is expected to be implemented over a three to four year period. Differences in climatic zones within the country will be taken into consideration as part of the building code legislation process.

Component 1 in table A is meant to assist in the building code legislation process and will primarily focus on new building construction.

Energy audits are often highly cost effective (and are thus even provided free in some countries) with very short payback times (the estimated energy savings from the no and low-cost measures identified can typically be expected to more than repay the cost of energy audit). However in practice energy audits do not necessarily translate into implementation of EE measures, in particular if they do not relate to the core business of the building owners. The reluctance on the part of decision makers to pre-finance an energy audit is a serious barrier to improving energy efficiency in the building sector in Namibia. To demonstrate the importance of audits, the project under Component 2 will subsidize a number of audits for existing (and possibly new) buildings on a cost-sharing basis to support identification, development, and implementation of specific energy efficiency measures. The audits are expected to demonstrate to building owners the economic benefits of implementing the identified EE measures and in provide an incentive for other building owners to realize the benefits that can accrue from such audits. It is expected that the audits will focus on buildings in Windhoek and Walvis Bay, the biggest urban centers. A key aspect of this outcome is the creation of a national certification scheme for energy audits. Buildings targeted are hospitals, government office buildings, hotels, schools and possibly a sample of residential buildings; the initial focus of this component of the project will be on existing buildings (in which the entity who own and use the building are the same) with new building covered under a future regulatory regime supported under Component 1.

The current low penetration of energy efficiency measures in the commercial and residential sectors is also partly due to the lack of knowledge in regards to improvement opportunities for energy consumption and energy efficiency technologies (particularly as it applies to the long-term benefits of passive and active energy-efficient building design), among contractors, designers, equipment manufacturers, building owners and tenants, as well as various government agencies. To provide but one example, a EE Baseline Survey demonstrated that among a group of local architects surveyed, 17% were not even aware of EE issues in buildings while 67% were conscious of the technology but still not implementing EE measures in their practice. Financial institutions were similarly unfamiliar with the intricacies of financing energy efficiency products and projects, and are often reluctant to extend financing for such assets. This awareness barrier will be addressed by Component 3 in table A, which focuses on increased institutional awareness.

Finally, low energy prices are also a barrier to the uptake of EE measures. Government policy stipulates that the electricity market should be opened up for private investors. Private investment is urgently needed to invest in new generation projects to increase the energy supply not only for Namibia but also for the whole Southern African Region. To date this has been difficult to realize in Namibia due to historically low electricity prices as a result of the surplus generation capacity in South Africa.  The Electricity Act (Act 4 of 2007) created an independent regulatory authority, the Electricity Control Board (ECB) to control, regulate & promote the Namibian ESI and the ECB has the sole mandate through the Electricity Act to regulate all electricity tariffs in Namibia since 2000. The ECB continues to raise electricity generation prices above inflation to reach cost-reflectivity by 2011-12 in accordance with a Namibian Cabinet decision of 2005. Cost-reflective tariffs will greatly assist in attracting the necessary private sector investment (including EE measures in buildings) in the energy sector to alleviate the current supply crisis.

The project seeks to address the majority of the above-mentioned barriers through various efforts that will lead to the outcomes and outputs as specified in table A (e.g. the project framework).

- Describe the consistency of the project with national and/or regional priorities/plans:

The Constitution of the Republic of Namibia attaches great importance to environmental protection, maintenance of ecosystems and ecological services and utilization of natural resources on a sustainable basis. The national long-term strategy for development, Vision 2030, has sustainable development at its cornerstone. Namibia’s First National Communication mentions on page 71 that «known technology could substantially improve the energy use efficiency in Namibia, but international support would help to make this technology available to more people». The project complements the Namibian Government’s White Paper on Energy Policy and its Strategic Action Plan on Renewable Energy. These documents mention that energy efficiency improvements are to be achieved through (a) improving the access of EE projects to suitably structured domestic finance; (ii) enhancing the understanding of the costs and benefits of energy-efficient technologies in local financial institutions; (iii) creating a conducive business environment for large-scale energy-efficiency financing; (iv) reducing the technical barriers for Namibian participants to invest in energy-efficient equipment; (v) increasing the awareness in the design principles and benefits of energy-efficient buildings; and (vi) setting up a conducive regulatory framework that promotes energy-efficient technologies, including energy audits. This energy policy sets very ambitious targets of meeting 100 percent of peak demand and at least 75 percent of total electricity requirements from internal sources by 2010, as well as developing Namibia’s energy requirements in a cost-effective manner and sourcing 10 percent of the supply from internal renewable energy sources.

- Describe the consistency of the project with gef strategies and strategic programs:

The project is consistent with the Climate Change focal area Strategic Program 1: “Promoting Energy Efficiency in Residential and Commercial Buildings” by promoting energy efficiency in buildings. It will (a) help Namibia to develop energy performance standards for buildings by strengthening stakeholders; (b) support the adoption of an integrated building design approach through information, awareness-raising, and demonstration, and (c) promote energy efficiency in new and existing buildings. The project falls under the UNDP-led GEF Global Framework for Promoting Low Carbon Buildings with a primary focus on two thematic approaches promoted by the Framework: a) Promotion and increased uptake of high quality building codes and standards – by introducing and enforcing mandatory energy efficient building codes; and b) Developing and promoting energy efficient building technologies, building materials and construction practices – by piloting integrated building design.

Successful outcomes of this particular project include increased market penetration of energy-efficient technologies, practices, products, and materials in the residential and commercial building markets. Indicators of success include tones of CO2eq emissions avoided, the adoption of EE standards, and the estimated quantity of energy saved. Among the expected direct impacts of the project is improved efficiency of energy use in the existing building sector resulting in lower specific energy consumption and CO2 emissions per household and square meters of building surface. In addition to its direct effects, the project will develop capacities, policies and heighten consumer awareness that is expected to result in indirect effects attributed to structural changes in government energy policy, manufacturers’ product policies, and consumer awareness and behavior.

- justify the type of financing support provided with the gef resources:

The project’s overall objective will be attained by providing technical assistance and providing incentives and support for government actors, private sector agents (local auditors, constructors, engineers, architects, etc.) and mainly building owners to adopt energy-efficient technologies and practices for their buildings. No loan or revolving-fund mechanisms are considered appropriate, and therefore grant-type funding is considered most adequate to enable successful delivery of the project outcomes. The grant requested from the GEF – which represents 16% of the project total cost – leverages significant co-financing from the government.

- Outline the Coordination with other related initiatives:

The project will work closely with the Namibian Renewable Energy and Energy Efficiency Institute (REEEI) and the Ministry of Mines and Energy (MME) in the implementation and promotion of energy conservation and efficiency measures and build upon the Danish-funded projects “Renewable Energy and Energy Efficiency Capacity Building Project” (REEECAP) and “Cleaner Production Project” (CP). The project will also coordinate with non-state actors, such as the Desert Research Foundation of Namibia (DRFN, Gobabeb Training and Research Center and Habitat Research and Development Center (HRDC). The project will exchange information on best practices and experiences with the projects mentioned under the Programmatic Framework Document “Global Framework for Promoting Low-Carbon Buildings”.

- Discuss the value-added of GEF involvement in the project  demonstrated through incremental reasoning :

Business as usual: Without GEF support the barriers to EE in Namibia would continue to exist and energy-inefficient practices in residential and commercial buildings will continue unabated. The GEF intervention is critical to building  the conducive environment necessary for EE practices and technologies to be successfully adopted. There is as yet no policy regarding building codes and norms. In the absence of policy instruments, such as building codes and appliance standards, the major actors (property developers, equipment manufacturers, building owners and consumers) have little incentive to deviate from current practices. There is very little awareness of EE practices in buildings amongst Namibia’s architects and the public at large.

Incremental cost reasoning and GEF role:

The GEF Project Scenario relies on a set of actions being undertaken to improve energy performance in existing and new buildings (improvement of the policy and regulatory framework for building codes, provision of auditing and energy marketing services, increased awareness of the benefits of EE measures, etc ) which are forecast to drive energy demand of the existing building stock down – as well as stimulate the adoption of EE measures for new buildings –

thus reducing the associated CO2 emissions below the business-as-usual trend line.

Recent studies, including demand-side management reports commissioned by the Namibian Electricity Control Board (regulator) and the Namibian MME, indicate that there is considerable potential in the various sectors in Namibia for large-scale energy-conservation projects promoting energy-efficient behaviors coupled with the need for a more favorable institutional support for  the financing and implementation of national energy-efficiency campaigns. The role of GEF is essential to developing capacity and awareness among various actors and the establishment of an appropriate regulatory structure, thus fostering a new political and social culture of EE. The project will provide a significant contribution to the transformation of housing and appliances markets towards higher EE and lower carbon emissions, resulting in structural reductions in energy consumption and carbon emissions and associated environmental, social and economic benefits in the medium and long-term.

The combined impacts of the project-supported interventions will directly contribute to reduced electricity imports of about 1,828 MWh per year, representing estimated emission reductions of 1,956 tCO2 per year. Those amounts only represent the annual direct impacts of the project resulting from the investment in pilot projects (including a zero emission building) and expected EE measures implemented in buildings, which will grow in equal steps each year over the 3-year project period between 2010 and 2013 for a total of 5,484 MWh. Factoring in the 25-year lifetime of new energy-efficient buildings resulting from pilot projects and the 15-year lifetime of EE investments in existing buildings, project investments are expected to contribute to an emission reduction of 133,857 tCO2. More savings will be achieved from investments proposed in energy audits undertaken during the project period but only realized thereafter (post-project impacts).

- Indicate risks, including climate change risks, that might prevent the project objective(s) from being achieved and outline risk management measures:

There are a number of risks associated with this project that might prevent the project’s objectives from being achieved. These risks were assessed during the project preparation phase and appropriate activities and measures were taken to mitigate them.

| Risk | Risk Rating | Risk Mitigation Measure |
| --- | --- | --- |
| Lack of political commitment | M | The government’s willingness to promote EE in building is a key factor in project success. An important component of this project targets the improvement of building codes, regulations and policies which should all include EE specific clauses. The government must be willing to promote and support the legal introduction of these new standards, pushing for their approval. The MME and the Namibian REEEI will provide their expertise on EE in building and will support the government during the approval process. |
| Low technical capacity | M | Successful implementation of this project requires an increase in the industry’s technical capacity (manufacturers, distributors, auditors, constructors, etc.). The project will seek to mitigate this risk by providing a series of capacity building activities that will help remove technical barriers to the implementation of energy-efficient technologies and practices in Namibia’s building sector. Sufficient capacity support to the MME and the Namibian REEEI will develop the necessary in-house technical skills and will provide specific training to local auditors and other professionals from the industry to stimulate the provision of energy savings services and technology transfer in the commercial and residential building sectors. The MME and the Namibian REEEI will ensure that the local auditors will have the necessary technical capacity and have followed the program of certification before conducting energy audits in the commercial and residential building sectors. |
| Lack of awareness of building owners and users to project activities | M | Building owners, like most consumers, are often not aware of energy-efficient products and technologies that could be implemented in their buildings. This is one of the reasons they avoid paying for energy audits; not realizing that the investment can be repaid through implementation of the measures identified. In addition, building owners often avoid purchasing energy-efficient equipments owing to their higher initial costs. While the project cannot mitigate the required upfront costs building owners’ will incur for energy-efficient technologies, it will help provide information to potential users to make an informed choice and be aware of the cost-benefit advantages in the medium-term. With these activities in place building owners of the public and private sector should be willing to participate in the project and agree to implement EE measures in their building. |
| Reluctance on the part of industry and end users to participate in the programme and respond to project incentives | S | The implementation of an EE programme in buildings, including new regulations and building codes, can result in higher short-term investments and associated costs for the industry (product manufacturers, engineers, financial institutions, auditors, designers, etc.). There is also the issue of the typical split incentive between the building owner/construction firm and the end user if they are not the same entity (such as the case with rentals). The MME and the Namibian REEEI will make sure that pertinent incentives and technical support is provided to the industry during the implementation of the project. Furthermore, the industry must be continuously consulted during the development of the new regulations and building codes to establish their applicability in the context of the country’s current circumstances and to make sure adequate planning can be done by businesses to insure adherence to the new regulations. With regards to the issue of the split incentive between the building owner/construction firm and the end user, this will be mitigated by focusing on buildings where the building owner and user are the same entity. |
| Climate variability may impose new priorities on the funding of Namibian Government and other partners. | M | Namibia’s National Communications to the UNFCCC indicates significant vulnerability to climate change impacts. With an economy strongly dependent on natural resources such as agriculture, water, fisheries and wildlife and nature-based tourism, predicted impacts can have severe repercussions for the economic development and sustainable livelihoods. Under current climate, Namibia is already subject to frequent and persistent dry periods, as well as erratic rainfall, and Namibia is considered naturally the most arid country in sub-Saharan Africa. It is recommended that key project participants actively collaborate to share impending funding changes brought about by environmental variability. |
| Changes in political priorities | M | The Namibian Government is in close and continuous contact with the key project participants, which should allow project participants to assess the likelihood and impact of any potential policy changes which might affect the project prior to when they may materialize. |
| Impact of the introduction of new electricity generation capacity in Namibia, decisions by South Africa (ESKOM) and/or associated reprioritisation of national DSM and EE programs | S | New electricity generation capacity may substantially influence future electricity prices in Namibia, possibly even lowering them in certain scenarios and thus being counter-productive to responding to the incentive for EE measures. However in line with the ECB’s decision to continue to raise electricity generation prices above inflation to reach cost-reflectivity by 2011-12 in accordance with a Namibian Cabinet decision of 2005, it can be expected that even with new capacity coming online tariffs will remain the same or higher. The situation with ESKOM is more uncertain vis-à-vis its potential impact on the project but will be closely monitored and appropriate responses will be developed. |
| Inflationary pressures have had a considerable impact on the growth of Namibian economy in the past. | M | Although the medium-term outlook is more optimistic, inflation may impact the project delivery by reducing consumption and thereby reducing the incentives to seek investments for new plant and equipment, including energy-efficient technologies. It is recommended that the project design makes specific reference on how to mitigate possible inflationary impacts on project execution. |
| An economic down-turn will reduce the demand for energy and therefore will limit the investments in new buildings and EE measures. | M | It is recommended that the project design makes specific reference to scenarios that limit the impact of a down-turn in the project economy. |
| Overall Risk Rating | M |  |

Note: M: moderate; S: substantial; H: high.

- explain how cost-effectiveness is reflected in the project design:

As concluded by IPCC and other studies, substantial reductions in CO2 emissions from energy use in buildings can be achieved using integrated design approach and mature technologies for energy efficiency that already exist and are applied widely, either with net economic benefits or at low cost. The use of the integrated building design process can help achieve energy savings in the order of 35–50% for a new building compared to standard practice at little or no additional cost.

GEF resources are being sought to meet the cost of introducing the NEEP project that will intervene to include EE standards and recommendations in building codes and set up capacities to incorporate energy-efficient practices and technologies in Namibia’s building sector. A strong emphasis on developing technical capacities of public institutions (government ministries, energy agencies, enforcement institutions) and private sector professionals (auditors, engineers, architects, etc.), and creating EE awareness among decisions makers and consumers will help invigorate a nascent market for EE in buildings. This will constitute a meaningful alternative to the business-as-usual baseline of Namibia’s building sector, whose energy efficiency is currently lower than many other countries. Indeed, Namibia has adopted most of South Africa’s energy-inefficient practices, technologies, applications and regulations, as well as suffering from a general lack of awareness regarding the cost advantages of energy-efficient technologies and equipment.

At the local level, the proposed investment will directly contribute to reduced electricity imports of about 1,828 MWh per year, representing estimated emission reductions of 1,956 tCO2 per year. Those amounts only represent the annual direct impacts of the project resulting from the investment in pilot projects (including a zero emission building) and EE measures implemented in buildings, which will grow in equal steps each year over the 3-year project period between 2010 and 2013 for a total of 5,484 MWh. Factoring in the 25-year lifetime of new energy-efficient buildings resulting from pilot projects and the 15-year lifetime of EE investments in existing buildings, project investments will contribute to an emission reduction of 133,857 tCO2. More savings will be achieved from investments proposed in energy audits undertaken during the project period but only realized thereafter (post-project impacts).

Moreover, the increased capacities, improved policies and consumer awareness that are expected to result after the programme implementation will have indirect impacts on the consumers’ consumption patterns due to the structural changes of government’s energy policy, manufacturers’ product policies and consumers’ practices. The programme will help improve the competitiveness on the market for energy services and energy-efficient technologies which will bridge the knowledge gap to ensure sustainability and replicability. Based on those market transformation effects, the indirect impacts by the end of 2022 are estimated to promote cost savings via an additional 54,000 MWh.

The energy saving calculation is based on two different activities. Firstly, they are based on the premise that 20 pilot projects have been implemented in new buildings (an average size of 1,500 m2 each) in Namibia’s institutional, commercial and residential sectors which include one zero emission building. To be conservative, we assume a 50% energy saving achieved for regular pilot projects, which represents annual savings of 206 MWh in each building, and a 90% energy saving achieved for the zero emission building, which represents annual savings of 370 MWh. Secondly, the hypothesis that EE measures have been implemented in 20 of Windhoek’s existing commercial buildings of an average size of 1,500 m2 each. To be conservative, we assume a 10% energy saving is achieved in each building, which represents annual savings of 60 MWh for each building.

The global emissions reductions are calculated based on the assumption that all the savings achieved within the NEEP project will displace imports from South Africa. The indirect emission factor of South Africa is approximately 1.07 tonnes of CO2 per MWh (for reduced purchases of electricity based on average emissions intensity of fossil-fired generation); this calculation considers the fact that more than 90% of South Africa’s electricity is generated from coal-fired power stations.

|  | Lifetime period (years) | Standard Annual Electricity Consumption (MWh/ year) | Percentage of Conservative Energy Savings (%) | Average Annual Energy Savings (kWh/year) | Number of Buildings | Total Annual Energy Savings (MWh/year) |
| --- | --- | --- | --- | --- | --- | --- |
| Pilot Projects |  |  |  |  |  |  |
| Energy-Efficient new building | 25 | 412 | 50 | 206 | 19 | 3,914 |
| Zero emission building | 25 | 412 | 90 | 370 | 1 | 370 |
| Projects in existing buildings |  |  |  |  |  |  |
| Energy-efficient existing building | 15 | 600 | 10 | 60 | 20 | 1,200 |

Direct Impacts in Namibia

The direct impacts include the energy savings and associated GHG emissions savings resulting from the 20 pilot projects (assuming the 25-year lifetime of the new buildings) and the 20 projects in existing buildings (assuming the 15-year lifetime of investments) implemented during the 3-year programme period.

In the case of the 20 projects to be conducted in existing buildings, direct project impacts will result from the investments in EE measures in existing buildings realized during the 3-year programme period and post-project impacts will result from the investments proposed in energy audits undertaken during the programme period but realized after the end of the programme (assuming a factor of 2 for 1).

| Summary of Direct Impacts | Energy Savings Potential (MWh) | Emission Reduction (tCO2) |
| --- | --- | --- |
| Direct pilot projects impacts 2010-2037 period | 107,100 | 114,597 |
| Direct project impacts 2010-2027 period | 18,000 | 19,260 |
| Direct post-project impacts 2013-2027 period | 36,000 | 38,520 |

Indirect Impacts in Namibia

The indirect impacts include the energy savings and associated GHG emissions savings achieved as a result of the ripple effect caused by the projects intervention (capacity building, information dissemination) in the EE investment market of Namibia’s buildings within a period of 10 years after the project completion. We assume a replication factor for indirect impacts of 3 only based on the direct project impacts of EE measures in existing buildings.

| Summary of Indirect Impacts | Energy Savings Potential (MWh) | Emission Reduction (tCO2) |
| --- | --- | --- |
| Indirect impacts 2013-2022 period | 54,000 | 57,780 |

Overall, the market transformation towards energy-efficient products and material for buildings through the introduction of regulatory and policy framework (including minimum energy performance standards and recommendations in building codes) will contribute to a considerable reduction of electricity and GHG emissions. Considering all direct and indirect pilot project and project effects, GHG emissions could be reduced by more than 230 thousand tons of CO2-equivalent by the end of 2037. It will also contribute to the process of sustainable development by offering several socio-economic benefits to the country in the form of the development of indigenous industry, local capacity building and employment generation.

| NEEP in Buildings Impacts | Energy Savings Potential (MWh) | Emission reduction (tCO2) |
| --- | --- | --- |
| Direct Pilot Projects Impacts 2010-2037 | 107,100 | 114,597 |
| Direct Project Impacts 2010-2027 period | 18,000 | 19,260 |
| Direct Post-Project Impacts 2013-2027 period | 36,000 | 38,520 |
| Indirect impacts 2013-2022 period | 54,000 | 57,780 |
| Total | 215,100 | 230,157 |

The project directly contributes to the goals of Namibia’s White Paper on Energy Policy, which proposes certain measures in order to reduce the burden of increased electricity need while Namibia’s main supplier is facing a power deficit. The Government of Namibia has attached a high importance to a project that could have a great impact on Namibia’s energy security and economy.

UNDP is mentioned as having a comparative advantage in energy efficiency projects in Annex L of the document GEF/C.31/5 rev.1. UNDP is selected as the GEF IA by the Government to implement this project. UNDP has extensive experience implementing GEF projects in Namibia – as well as across Southern Africa – working with broad array of partner institutions and stakeholders. UNDP is a member of the national and regional Thematic Working Groups for ensuring environmental sustainability, and productive and sustainable utilization of renewable and non-renewable resources which guide and oversee the implementation of the medium-term National Development Plan (NDP 3).

part iii:  institutional coordination and support

A.  Institutional arrangement:  n/a

The project does not involve more than one GEF Agency.

B.  Project Implementation Arrangement:

The project will be managed according to the National Execution modality (NEX) of the UN. The Ministry of Mines and Energy (MME) is the Implementing Partner and is accountable to the GoN and UNDP/GEF for ensuring: (i) the substantive quality of the project, (ii) the effective use of both international and national resources allocated to it, (iii) the availability of time for national contributions to support project implementation, and (iv) the proper coordination among all project stakeholders, in particular national parties. MME will be responsible to UNDP for the achievement of the project objectives and for all project reporting, including the submission of work plans and financial reports. As executing agency, MME will ensure the delivery of the project outputs and the judicious use of the project resources.

Diagram of Project Partners and Management

Additional Technical Assistance Stakeholders:

- ALAN (Association of Local Authorities in Namibia)

- MWT (Ministry of Works and Transport)

- Association of Consulting Engineers

The project will establish a Project Steering Committee (PSC), and a Project Management Unit (PMU) at the inception of the project.  The PSC will meet at least every six months and will be convened and supported logistically by the PMU. The PSC is responsible for making management decisions for a project in particular when guidance is required by the Project Manager.  The Steering Committee plays a critical role in project monitoring and evaluations by quality assuring these processes and products, and using evaluations for performance improvement, accountability and learning.  It ensures that required resources are committed and arbitrates on any conflicts within the project or negotiates a solution to any problems with external bodies. In addition, it approves the appointment and responsibilities of the Project Manager and any delegation of its Project Assurance responsibilities.  Based on the approved Annual Work Plan, the Steering Committee can also consider and approve the quarterly plans (if applicable) and also approve any essential deviations from the original plans.

The PSC will be chaired by the MME and will provide overall guidance for the project throughout its implementation. Specifically, the PSC will be responsible for:

- achieving co-ordination among the various government agencies;

- guiding the program implementation process to ensure alignment with national and international policies, plans and strategies;

- ensuring that activities are fully integrated with other developmental initiatives;

- overseeing work of implementation units, monitoring progress and approving reports;

- overseeing the financial management and production of financial reports;

- monitoring the effectiveness of project implementation; and

- preparing regular report-backs for the representing Departments/Institutions.

In order to ensure UNDP’s ultimate accountability for the project results, Steering Committee decisions will be made in accordance to standards that shall ensure management for development results, best value money, fairness, integrity, transparency and effective international competition.  In case consensus cannot be reached within the Committee, the final decision shall rest with the UNDP Project Manager.

Potential members of the Steering Committee are reviewed and recommended for approval during the PAC meeting.  Representatives of other stakeholders can be included in the Committee as appropriate.  The Steering Committee contains three distinct roles, including:

- An Executive: individual representing the project ownership to chair the group.

  - e.g. Representative of the Government Cooperating Agency or UNDP

- Senior Supplier: individual or group representing the interests of the parties concerned which provide funding for specific cost sharing projects and/or technical expertise to the project. The Senior Supplier’s primary function within the Board is to provide guidance regarding the technical feasibility of the project.

  - e.g. Representative of the Implementing Partner and/or UNDP

- Senior Beneficiary: individual or group of individuals representing the interests of those who will ultimately benefit from the project. The Senior Beneficiary’s primary function within the Board is to ensure the realization of project results from the perspective of project beneficiaries.

  - e.g. Representative of the Government or Civil Society.

- The Project Assurance role supports the Project Board Executive by carrying out objective and independent project oversight and monitoring functions.  The Project Manager and Project Assurance roles should never be held by the same individual for the same project.

  - e.g. A UNDP Staff member typically holds the Project Assurance role.

The administration of the project will be carried out by a Project Management Unit (PMU) under the overall guidance of the PSC. The Project Manager has the authority to run the project on a day-to-day basis on behalf of the Implementing Partner within the constraints laid down by the Board. The Project Manager’s prime responsibility is to ensure that the project produces the results specified in the project document, to the required standard of quality and within the specified constraints of time and cost. More specifically, the role of the PMU will be to:

- ensuring the overall project management and monitoring according to UNDP rules on managing UNDP/GEF projects;

- facilitating communication and networking among key stakeholders including PSC;

- organizing the meetings of the PSC; and

- supporting the relevant stakeholders.

Project Implementation: The Project Implementation role provides project administration, management and technical support to the Project Manager as required by the needs of the individual project or Project Manager.

part iv:  explain the alignment of project design with the original PIF:

The project design has remained similar to the earlier documents accepted into GEF's Work Program. The Namibia Energy Efficiency Programme in Buildings document has been prepared with respect to the four components defined in the PIF in order to support national project implementation. One activity was added in the first component to ensure that resources are available to develop and implement 20 pilot projects (including Zero Emission Building at Erongo RED) in Namibia’s institutional, commercial and residential buildings. For the NEEP project, this represents an excellent opportunity to avoid more GHG emission and to practically demonstrate the benefits and effectiveness of EE in buildings. In order to accommodate the costs of this new activity in the NEEP project, the co-financing was increased from an initial indicative amount of USD 3,560,000 to a total amount of USD 5,182,000.

part v:  Agency(ies) certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for CEO Endorsement.

| Agency Coordinator, Agency name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Yannick Glemarec UNDP/GEF Executive Coordinator |  | April 26, 2010 | Lucas Black, Regional Technical Advisor (Acting) Climate Change Mitigation | 1-212-906-6230 | lucas.black@undp.org |

Annex A: Project Results Framework

| This project will contribute to achieving the following Country Programme Outcome as defined in CPAP or CPD: Strengthened capacity of local institutions to manage the environment and expand environment and energy services, especially to the poor . |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Country Programme Outcome Indicators: |  |  |  |  |  |
| Primary applicable Key Environment and Sustainable Development Key Result Area (same as that on the cover page, circle one): 3. Promote climate change mitigation. Specifically it will result in improved efficiency of energy use in the built environment, further resulting in lower specific energy consumption and CO2 emissions per household and square meter of building surface. |  |  |  |  |  |
| Applicable GEF Strategic Objective and Program: CC-SP1 Building EE |  |  |  |  |  |
| Applicable GEF Expected Outcomes: Outcomes include increased market penetration of energy-efficient technologies, practices, products, and materials in the residential and commercial building markets. |  |  |  |  |  |
| Applicable GEF Outcome Indicators: Indicators are, e.g., tonnes of CO2 avoided, the adoption of energy efficiency standards, and the estimated quantity of energy saved. |  |  |  |  |  |
| Narrative | Indicator | Baseline | Targets End of Project | Source of verification | Risks and Assumptions |
| GOAL: Promote climate change mitigation | - Direct annual emission reduction resulting from the investment in EE measures in buildings. | - 0 tCO2/year avoided. | - 230,157 tCO2 cumulatively avoided. | - Project final report as well as annual surveys of energy consumption & reductions for each pilot building | - All stakeholders needed for technical or financial resources are available to enable the achievement of the project objective. |
| OBJECTIVE: Promote nationwide adoption of energy-efficient technologies and practices in the commercial and residential buildings and in so doing, reduce GHG emissions. | - Reduction in total energy usage in the commercial and residential building sectors. - Market penetration of energy-efficient technologies and practices in buildings. | - 0 MWh/ year of energy savings in the building sector. - Lack of energy-efficient technologies and practices on the building sector market. | - 1,828 MWh/year of energy savings in the building sector (including pilot projects). - Increase of energy-efficient technologies and practices in the building sector. | - Monitoring and evaluation report - Annual surveys in the building sector. | - Concerns and interest in energy issues will increase during and after the project implementation. - Proactive participation of the Government, building owners, financial institutions, engineers, equipment supplies and manufacturer. |
| OUTCOMES |  |  |  |  |  |
| Component 1: Improvement of regulations and building codes for energy saving in buildings developed. | - Improvements made by the Government in the National EE policy, regulatory framework and building codes. | - Actual energy policy and regulatory framework as well as building codes are not addressing EE. | - New policy and regulatory framework for EE in buildings, including building codes addressing EE ready for adoption by Parliament. | - Publication of adapted policy and regulatory framework for EE in buildings, including improved building codes. | - Government staff is willing to commit sufficient time for revising and developing regulations and building codes addressing EE standards and recommendations. |
| Output 1.1: Improved policy and regulatory framework for EE in buildings, including building codes. | - Formulation of a Strategic Action Plan on EE by MME (in co-operation with REEEI) in new and old buildings. - Identification, revision and development of building codes. | - Strategic Action Plan on EE in new and old buildings non-existent. - EE standards and recommendations non-existent in actual building codes. | - Adoption Strategic Action Plan on EE in new and old buildings. - Adoption of new national building codes including EE standards and recommendations. | - Approved Strategic Action Plan on EE. - Approved new national building codes | - MME and REEEI staffs are willing to commit sufficient time for meeting and developing the Strategic Action Plan on EE in buildings. - Technical resources are available to guide the development of the new standards and recommendations in building codes. |
| Output 1.2: Detailed and compiled a list of recommended EE appliances and materials for the building sector recommended for taxes and excise duty reduction. | - Detailed study on potential EE technologies and socio-economic survey. - Design of policy instruments, standards and financial incentives. - Reinforcement of compliance enforcement capabilities. | - Study on potential EE technologies and socio-economic survey non-existent. - Lack of incentives to promote energy-efficient technologies and practices and encourage EE financing. - Lack of compliance enforcement capabilities focussing on EE in buildings. | - A detailed study on potential EE technologies and socio-economic survey is conducted. - The design of policy instruments, standards and financial incentives by the government to promote energy-efficient technologies and practices and encourage EE financing. - Strengthening capacities and knowledge inside the government policy unit to enable the regulation of compliance enforcement. | - Compilation of potential EE technologies and socio-economic impact monitoring report. - The document presenting the design of policy instruments, standards and financial incentives. - Project implementation report | - Data are available for sales monitoring of EE appliances and materials in the building sector as well as the various technologies already installed in buildings. - Government staff is willing to commit sufficient time for identifying the needs of the different stakeholder in order to develop different policy instruments, standards and financial incentives to encourage EE. - Government staff is willing to commit sufficient time for participating in training activities and deepen their knowledge on EE in buildings. - Technical resources are available to organize the training activities. |
| Output 1.3: EE projects developed and implemented in institutional, commercial and residential buildings (as demonstration projects). | - Demonstration of EE benefits for buildings through pilot projects. | - No pilot project has been implemented in Namibia to demonstrate the benefits and the effectiveness of EE technologies. | - 20 pilot projects are developed and implemented in institutional, commercial and residential buildings (including a Zero Emission Building at Erongo RED). | - Mid-term evaluation of pilot projects - Final evaluation of pilot projects | - The co-financing budget from public and private entities involved in the pilot projects is available. - Government staff is will to support EE promotion in the building sector. |
| Component 2: Provision of auditing and energy marketing services organization. | - Evaluation of capacity needs and local capacity availability in the industry. | - No evaluation has been conducted. | - National evaluation on capacity needs for provision of auditing and energy marketing services organization. | - Report on capacity needs assessment. | - Government and Industry are willing to commit sufficient time in the capacity needs assessment and in increasing their capacity in order to respond to the needs of the project. |
| Output 2.1: Demand and supply for energy saving services and technology simulated. | - Enhancement of capacity to undertake energy audits in buildings. - Program of certification for auditors. | - Capacity to undertake energy audits in building non-existent. - Program of certification for auditors non-existents. | - At least 40 local auditors are recruited and receive training on energy audits in building. - At least 70% of local auditors participate in the program of certification. | - List of training attendees. - List of certified recommended auditors. | - Local energy expert are willing to provide time and receive training on energy audits. - Local auditors are willing to accept the plus value of the certification. |
| Output 2.2: Mandatory audits undertaken in public and commercial buildings. | - Number of energy audits and feasibility analysis undertaken in public and commercial buildings. - Number of buildings where EE measures have been implemented. | - Lack of energy audits and feasibility analysis undertaken in buildings. - Lack of buildings where EE measures have been implemented. | - At least 40 energy audits and feasibility analysis undertaken in buildings. - EE measures implemented in at least 20 buildings. | - Energy audit reports and feasibility analysis studies for each building. - Projects implementation report | - Owners of public and commercial selected buildings are willing to welcome auditors for conducting energy audit in their building. - Owners of public and commercial selected buildings are willing to invest time and money in putting in practice the EE measures recommended given in energy audits. |
| Component 3: Increased institutional capacity and awareness. | - Institutional sector awareness and understanding of the concept of EE in building. | - Lack of institutional capacity and awareness on EE in buildings. | - Significant increase in institutional capacity and awareness. | - Report on awareness campaign effectiveness. | - The Government is willing to commit sufficient time in developing opportunities and campaigns to increase institutional capacity and awareness. |
| Output 3.1: Increased institutional capacity and awareness and information on EE in buildings. | - Increase in public awareness of national and local policy-makers and of commercial developers. - Database and Website set up at the Namibian REEEI. - Establishment of a best practices green building rating system. | - Lack of knowledge on EE in buildings. - Database and Website on EE in buildings non-existent. - Standards for best practices in buildings non-existent. | - Public is aware of the new policy and regulation framework as well as EE in general. - Adoption of Database and Website created by the Namibian REEEI. - Adoption of standards for best practices in building are set exceeding the mandatory requirements. | - Report on awareness campaign effectiveness. - Existence of Database and Website. - Publication of a best practices green building rating system. | - The awareness campaign was effective enough so that consumers have the benefits of EE in mind when it’s time to take a decision about their building facilities. - The Namibian REEEI is willing to invest sufficient time in creating resourceful information on EE in buildings. - Data and results on best practices green building are available. |
| Component 4: Monitoring, feedback and evaluation. | - Development of a strategy to monitor and evaluate the project. | - Monitoring, feedback and evaluation strategy non-existent. | - Adoption of Programme monitoring, feedback and evaluation strategy. | - The adopted Strategy Plan. | - Government staff is willing to commit sufficient time in elaborating a Strategy Plan to verify and present the results reached by the project. |
| Output 4.1: Structured monitoring, feedback adaptive learning and evaluation. | - Monitoring of indicators through baseline, mid and end-of-project analysis. - Monitoring and evaluation of project’s performance. - Dissemination of project results. | - n/a - n/a - n/a | - Establishment of a team for monitoring indicators throughout the project. - Independent evaluation of project performance using building’s utility bills and other energy data consumption. - Presentation of project’s Monitoring and Evaluation main finding to Government and Stakeholders. | - Indicators monitoring database. - Project’s Monitoring and Evaluation report. - Presentation documentation and list of attendees | - Government has sufficient resource to provide the staff in charge of baseline indicators monitoring. - The participants are willing to furnish bills and energy consumption information for each building where EE was implemented. - Government staff and stakeholders are willing to commit time to learn about the project results and share their views. |

Annex B: Responses to Project Reviews (from GEF Secretariat and GEF Agencies, and Responses to Comments from Council at work program inclusion and the Convention Secretariat and STAP at PIF)

Annex c: consultants to be hired for the project using gef resources

| Position Titles | $/ person week* | Estimated person weeks** | Tasks to be performed |
| --- | --- | --- | --- |
| For Project Management |  |  |  |
| Local |  |  |  |
| Project management assistant | 2,000 | 40 | Assisting the expert in program management for administrative tasks |
| International |  |  |  |
| Expert in program management | 5,080 | 38 | Project management: administrative, communication and marketing support. |
| Justification for travel, if any: traveling for supervision and support in the EE measure implementation in buildings (call for tenders, contracts, etc.) |  |  |  |
| For Technical Assistance |  |  |  |
| Local |  |  |  |
| Local advisor | 2,000 | 127 | Drafting new policies and regulations for buildings including EE standards in building codes |
| Local contractors | 2,000 | 180 | Undertaking the construction of energy-efficient buildings and zero emission building for pilot projects |
| Local auditors | 2,000 | 215 | Conducting energy audits and feasibility analysis in buildings |
| Local technical expert | 2,000 | 120 | Setting up a database and a website, establishing a best practices green building rating system. |
| Local assistant for monitoring and evaluation | 2,000 | 142 | Supporting the monitoring and evaluation expert |
| International |  |  |  |
| Advisor on national policy and regulatory framework | 5,080 | 10 | Providing capacity development in policy and regulatory framework for EE in buildings |
| Technical expert in mechanical buildings | 5,080 | 20 | Providing capacity to develop building codes with EE standards |
| Technical expert in equipment and material for buildings | 5,080 | 16 | Providing list of tested technologies and recommendations |
| Expert in energy saving services for buildings | 5,080 | 37 | Auditor training (program of certification) |
| Energy efficiency specialist | 5,080 | 28 | Providing capacity for awareness campaign and information campaign on EE |
| Monitoring and evaluation expert | 5,080 | 50 | Monitoring and evaluation of project’s performance and result analysis |
| Justification for travel, if any: |  |  |  |

*Provide dollar rate per person week. **Total person weeks  needed to carry out the tasks (Estimation based on 40hrs/week).

Annex d:  status of implementation of project preparation activities and the use of funds

- explain if the ppg objective has been achieved through the ppg activities undertaken.

The PPG objective has been achieved; and the full project has been designed according to plan.

- describe findings that might affect the project design or any concerns on project implementation, if any:

No specific difficulty has been noticed during the project preparation that might affect the project implementation.

- provide detailed funding amount of the ppg activities and their implementation status in the table below:

| Project Preparation Activities Approved | Implementation Status | GEF Amount ($) |  |  |  | Co-financing ($) |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Amount Approved | Amount Spent to date | Amount Committed | Uncommitted Amount* |  |
| National consultation, confirmation of roles and responsibilities of partner agencies, and agreement of work plan |  | 10,000 | 10,000 | 10,000 |  | 20,000 |
| Baseline & draft design towards implementing the full sized project |  | 20,000 | 20,000 | 20,000 |  | 5,000 |
| Design of institutional structure, budgeting and supportive formal agreements for an effective project |  | 5,000 | 5,000 | 5,000 |  | 10,000 |
| Design the project M&E Plan following GEF and UNEP requirements |  | 5,000 | 5,000 | 5,000 |  | 5,000 |
| Facilitate agreement on logical framework of the project |  | 5,000 | 5,000 | 5,000 |  | 10,000 |
| Baseline & draft design towards implementing the full sized project |  | 5,000 | 5,000 | 5,000 |  | 10,000 |
| Total |  | 50,000 | 50,000 | 50,000 |  | 60,000 |

*  Any uncommitted amounts should be returned to the GEF Trust Fund.  This is not a physical transfer of money, but achieved  through reporting and netting out from disbursement request to Trustee.  Please indicate expected date of refund transaction to Trustee.

Economist Intelligence Unit, Namibia – County Report, January 2010

e.g. McKinsey 2009

The average annual energy consumption for a new standard building is 275 kWh/m2 per year (source: the Namibian REEEI, www.reeei.org.na).

The average annual energy consumption for a standard existing commercial building is 400 kWh/m2 per year (source: the Namibian REEEI, www.reeei.org.na).

Foreign Electricity Emission Factor for South Africa (1999-2002), Energy Information Administration, Department of Energy, Government of United States, www.eia.doe.gov.