Project Identification Form (PIF)

Project Type:  Medium-sized project

the GEF Trust Fund

PART I: Project Information

| Project Title: | Solar Water Heater Market Development and Energy Efficiency Project |  |  |
| --- | --- | --- | --- |
| Country(ies): | Panama | GEF Project ID: | 5287 |
| GEF Agency(ies): | UNEP | GEF Agency Project ID: | 00928 |
| Other Executing Partner(s): | National Environment Authority (ANAM) | Submission Date: | 04/04/2013 |
| GEF Focal Area (s): | Climate Change | Project Duration (Months) | 48 |
| Name of parent program (if applicable): |  | Agency Fee (USD): | 183,000 |

- Indicative focal area strategy framework:

| Focal Area Objectives | Trust Fund | Indicative Grant Amount (USD) | Indicative Co-Financing (USD) |
| --- | --- | --- | --- |
| CCM-2; building sector | GEFTF | 613,000 | 1,955,505 |
| CCM-3; Promote investment in renewable energy technologies | GEFTF | 1,314,000 | 6,944,495 |
| Project total |  | 1,927,000 | 8,900,000 |

- Indicative project framework

| ### Project Components | ### Grant Type | Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Indicative Grant Amount (USD) | ### Indicative Co-financing (USD) |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Knowledge management for informed policy decision-making | TA | Strengthened framework for knowledge management and policy decision-making to support sustainable SWH market development | 1.1 Review of building, RE and EE; SWH policy (RE laws, UREE Law) and regulations (incl. building regulations) with recommendations (regulations, financial and/or fiscal incentives) that effect SWH and building energy efficiency and associated advocacy work 1.2 Outreach and capacity building of the public authorities responsible for the development, implementation and monitoring of the new legal and regulatory provisions and financial incentives 1.3 Detailed market assessment and economic analysis of SWH and EE options, and end-of-project assessment of results and impacts 1.4 Project monitoring and evaluation; documentation of lessons learnt 1.5 SWH action plan (post-project strategy and recommended activities) | GEFTF | 200,000 | 200,000 |
| 2. Quality control and supply side strengthening | TA | Enhanced capacity of building professionals to integrate SWH systems into different type of new and existing buildings and of local industry to provide good quality products | 2.1 Required new SWH standards and an associated quality control scheme developed (or adapted from standards and other quality control components used in other countries or regions) 2.2 Enhanced testing capacity on SWHs to check compliance with the adopted quality control scheme. 2.3 Training activities implemented and recognition system for SWH installers in operation 2.4 Technical support to local entrepreneurs and importers to meet SWH quality standards, improve product quality and other characteristics in general 2.5 SWH and green building design integrated into the curricula of relevant educational institutions and training of building professionals (architects, engineers, building designers) on SWH and related green building measures 2.6 An agreed business and financing plan for the establishment of a national solar thermal association or similar entity to sustain the required market promotion activities | GEFTF | 400,000 | 600,000 |
| 3. End-user supportive mechanisms | TA | Enhanced awareness of targeted end users and financing mechanism to support available purchase options | 3.1 Awareness and info events for key financial sector stakeholders and local suppliers on the specific characteristics of and financing opportunities in the SWH market 3.2 Design of information and marketing packages on solar thermal and energy and water savings measures; 3.3 Design of end-user financing mechanisms (coupled with financial incentives); Implementation arrangements agreed with the key stakeholders and integrated into the overall marketing and financing packages for SWH and EE in buildings 3.4 Carrying out marketing and advertising activities and campaigning, targeting different SWH market segments (e.g., hotels and restaurants; health centers and hospitals; agro-industries; residential and public buildings) in co-operation with the public authorities and local solar thermal energy companies | GEFTF | 355,000 | 1,600,000 |
| 4. SWH pilot projects and demonstration | INV | SWH demonstrated and replicated | 4.1 Around 330 SWH installed in pilot demonstrations developed in the identified sectors (e.g., hotels, health, agribusiness and industry, residential and commercial buildings) supplemented by cost-effective energy efficiency options 4.2 List of proposals for post-project implementation (where needed, supported by financial mechanisms) | GEFTF | 797,000 | 6,000,000 |
| Subtotal |  |  |  |  | 1,752,000 | 8,400,000 |
| Project management (PMC) |  |  |  | GEFTF | 175,000 | 500,000 |
| Total project costs |  |  |  |  | 1,927,000 | 8,900,000 |

C.    Indicative Co-financing for the project by source and by name

| Sources of Cofinancing | Name of Cofinancier | Type of Cofinancing | Amount (USD) |
| --- | --- | --- | --- |
| National government | ANAM, SNE, MICI, etc. | In-kind | 967,000 |
|  | ANAM | Grant (cash) | 648,000 |
|  | Public sector (e.g. health) | Grant (cash) | 1,365,000 |
| Private sector (financial) | Banco General; other local banks | Soft loan4 | 3,200,000 |
|  | Local financial institutions | In-kind | 148,000 |
| Private sector | Building owners / investors | Grant (cash)4 | 2,182,340 |
|  | Private sector and associations | In-kind | 289,660 |
| GEF agency | UNEP | In-kind | 100,000 |
| Total co-financing |  |  | 8,900,000 |

D.   INDICATIVE TRUST FUND RESOURCES ($) REQUESTED BY AGENCY, FOCAL AREA AND COUNTRY1

| GEF Agency | Type of Trust Fund | Focal Area | Country Name/Global | Grant Amount ($) (a) | Agency Fee ($)(b)2 | Total c=a+b |
| --- | --- | --- | --- | --- | --- | --- |
| N.A. |  |  |  |  |  |  |
| Total Grant Resources |  |  |  |  |  |  |

1In case of a single focal area, single GEF Agency project, and single trust fund project, no need to provide information for this table. PMC amount from Table B should be included proportionately to the focal area amount in this table.

2 Indicate fees related to this project.

E.   Project preparation grant (PPG)

|  | Amount requested (USD) | Agency fee for PPG (USD) |
| --- | --- | --- |
| - No PPG required |  |  |
| - (up to) $50k for projects up to & including $1 million |  |  |
| - (up to)$100k for projects up to & including $3 million | 45,660 | 4,340 |
| - (up to)$150k for projects up to & including $6 million |  |  |
| - (up to)$200k for projects up to & including $10 million |  |  |
| - (up to)$300k for projects above $10 million |  |  |

PPG  requested by agency(ies), focal area(s) and country(ies)

| GEF Agency | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | PPG (a) | Agency Fee (b) | Total c = a + b |
| UNEP |  | Panama | 45,660 | 4,340 | 50,000 |
| Total PPG Requested |  |  | 45,660 | 4,340 | 50,000 |

part ii:  project JustiFication

- Project Overview:

A.1. Project description:

- Background information and barriers; baseline situation

Power in Panama is generated by generating companies (89%, of which three companies have 68% of the market self-generating companies (10%, such as the Panama Canal Authority) and isolated systems (1%). Installed capacity was 2,145 MW in 2011 and 1,819 MW in 2009, of which 48% hydropower and 52% thermal generation. Panama gross generation was 6,892 GWh in 2009 (7.799 GWh in 2011) and net generation was 6,785 GWh in 2009 (with exports totaling 31 GWh in 2009). Sales were 5,738 GWh in 2009 (was transmission and distribution losses at 15%) and 6,600 GWh in 2011. To generate the power, fuel consumption of bunker oil was 117 million gallons and of diesel 59 million gallon in 2009 (105 million and 68 million in 2011 respectively), implying an average consumption of 20.2 kWh per gallon in 2009 (and 21.4 in 2011). Expansion plans include 1,022 MW of hydropower and 1,830 of thermal power and 474 of wind energy). Fossil fuels are imported.

Due to the importance of hydroelectricity in the power generation mix, Panama has a fair share of installed renewable energy capacity of about 911 MW in 2011, although mainly large hydro (870 MW). Other potential sources include wind power, while also solar, geothermal and peat resources are available.  Planning has traditionally focused on power generation and improving efficiency in power consumption. In reality, not only potential exists in power generation, but also in the area of thermal energy, by applying new technologies (such as solar thermal energy) and improving the efficiency of fossil fuel combustion.

Generally composed of solar thermal collectors, solar water heaters provide a simple, cost-effective, and sustainable means of heating water. While solar water heating (SWH) systems for producing sanitary hot water in residential and service sectors are dominating the market, new opportunities for space heating and cooling as well as for industrial processes (including small agro industry in rural areas) are explored. In addition to reducing greenhouse gas emissions, solar water heating offers a host of potential benefits, such as reducing the national bill of energy imports as well as enhanced employment opportunities and the creation of small- and medium-sized SWH businesses.

Since early 1990’s, the global solar thermal market has experienced a steady annual growth. At the end of 2010, the share of renewable energy in global final energy consumption (8,823 Mtoe) was 8.2% and that of traditional biomass 8.5%. The solar thermal water and heating production was estimated at 60 TWh, compared to 520 TWh produced by wind and 63 TWh produced by solar PV applications. Solar thermal technologies contribute significantly to hot water production in several countries and increasingly also to cooling. In 2010 solar capacity grew with 44 GWth or 27% to 232 GWth (in comparison with 17% annual growth over 2006-2011). Market leaders are China (64% of installed capacity), Turkey, Germany, Japan, Brazil, India, Italy, Australia, Spain, France, Israel, Austria, Greece and USA.

Although strong development has been evidenced in some GEF program countries, notably in China and Turkey, in many others, such as Panama, SWH is still hardly utilized despite favorable climatic conditions. To accelerate the global commercialization and sustainable market transformation of SWH, a global SWH project was launched in 2009, funded by GEF. The project consists of a global knowledge management component implemented by UNEP and a second component of national programs implemented by UNDP in Albania, Algeria, Chile, India, Lebanon and Mexico. As a follow-up phase, similar market transformation activities are foreseen to be initiated in at least 10 new countries. While administratively these second phase projects would not be considered as a part of the ongoing global SWH project, they would still benefit from and can contribute to its global knowledge management component, which is foreseen to continue to operate also after the global project on a self-sustaining basis by the Global Solar Thermal Energy Council (GSTEC). The proposed Panama SWH market development initiative presents one of the new SWH projects proposed for GEF 5.

There are no real reliable statistics on the sale of SWH systems in Panama, but the SWH market is small. A number of companies market conventional water heating systems, both electric and gas-based (LPG). The market for water heaters (SWH) has not proliferated, due to a number of reasons:

- In general, knowledge about SWH systems is small and only few systems have been installed.  Consequently, there is little publicity in the media about their virtues and defects of the system. Many households will not take warm showers in the tropical climate of Panama, but in reality no assessment of the demand for SWH and in residential buildings or other sectors has been made. As a result of this lack of research, it is hard to gather information on the demand patterns in Panama regarding solar water heaters and possible users. The market for SWH is likely to be clustered in certain socio-economic sectors (notably restaurant and hotels as well as agro-industries) and public sectors (such as hospitals and clinics) and residential buildings in second place.

- Given the uncertainty in demand, there are consequently few companies that distribute SWH systems. There is no assembly of SWH systems in Panama. Another major gap in the thermal solar water heater market in Panama is the lack of labels such as the Qualisol label, which exists in Brazil. This label, which is attached to the solar water heating system provides information to the consumers and certifies great levels of quality installation. There are currently no regulations that control and set the standards that need to be met in the market of solar thermal energy and by the actors involved in this market, such as the distributors and installers.

- It is not clear to potential users what the cost of the SWH is vis-à-vis conventional energy technologies (electric and LPG-operated water heaters). Having higher initial investment cost, potential clients shy away from the technology being unaware of the benefits on a lifecycle cost basis. In principle, energy prices (electricity, fuels) are not subsidized in Panama, so users can potentially benefits from the technology (see Annex 1). Until now, however, the use of LPG and electricity are still the norm for producing low-temperature heated water.

- Regulations and incentives for renewable energy exist, but focus in practice on electricity generation, rather than thermal energy. Application in some sectors (agro-industries) makes the investor eligible to tax reduction, but reportedly knowledge of such facilities is not widespread. Distributors do not receive any sort of benefit either from selling these units, but face the challenges of an uncertain market.

- At the civil society and university level, there is also a lack of research and of SWH demonstration projects being undertaken. The University of Technology (UTP) has research on thermal solar energy. There exists a dearth of trained technicians familiar with SWH installation and maintenance. The limited experience with SWH in Panama shows that failures are not due to SWH systems per se, but due to design faults and accessories that do not have sufficient quality and to wrong expectations from end-users. Lack of perceived market opportunities and of technical support capabilities result in relative high cost of equipment, management and system maintenance.

The experience to date in SWH programs around the globe has shown that, rather than any single measure, it is a combination of different complementary actions that can make an effort to lift off the solar thermal market into a success. Typically, these measures consist of:

- Enabling policies and regulations, which may include different financial and fiscal incentives to install solar thermal (ST) systems (in industries as well as commercial, public and/or residential building) and institutionalizing the support to ensure sustainable market development also after the project;

- Ensuring adequate quality of both the system and installation to feed customer satisfaction and reputation of solar thermal as a reliable alternative to more conventional energy sources;

- Raising the awareness and building the capacity of technicians, building sector professionals and private companies on the benefits and opportunities provided by SWH;

- Facilitating demonstration of SWH applications in selected sectors and enabling access to affordable financing mechanisms to adequately address the higher upfront cost barrier.

- The proposed GEF project (alternative situation)

The project’s objective is to support the national efforts to establish the market for solar thermal heating systems and cost-effective CO2 measures (through capacity building and institutional strengthening and technology demonstration)

The envisaged outcomes and outputs of the project are summarized in the table of Part I of the PIF.

Knowledge management for informed policy decision-making

The GEF project will review the baseline policy, legislative and regulatory frameworks that impact the application of efficient and technologies in buildings and small and medium enterprises (SMEs), with special attention to thermal (solar) energy. Current building codes and regulations as well as the set of current financial instruments and incentives and complimentary measures will be assessed and examined as part of energy improvements in general and SWH application in particular.

The pilot projects and the capacity and institutional strengthening activities of the project will be monitored and evaluated so that lessons and experiences can be drawn, disseminated and channeled into subsequent replication efforts and into the overall policy and regulation making process in Panama.

The component will also serve as the knowledge and information management component. This starts with a thorough assessment of the market for SWH and of the characteristics of each market segment (sectors, i.e. home owners, hotels, public sector buildings, agro-industrial facilities, etc.) or geographical area (climate conditions) as well attitudes and preferences of decision-makers and consumers), including a detailed cost-benefit analysis vis-à-vis conventional technologies for each application.  A similar study should be conducted at the end of the project to assess the impacts of the project. Such an ‘end-of-project’ study would provide inputs into a post-project ‘strategy and action plan’ that would highlight the remaining gaps and barriers and delineate the most cost-effective and relevant policies and measures (control and regulations, market-based instruments, incentives, support and information) to address these gaps and thus guarantee sustainability.

Quality control and supply side strengthening

The project will raise knowledge and information on the introduction of quality assurance measures regarding SWH technology, including a voluntary national system of certification and labeling of SWH products (e.g. by a future association of thermal energy or similar entity). The project will support existing testing facilities to expand their capacity on testing of SWH systems as part of the national quality control mechanism.

The project will support the drafting of an installation standard and manual and provide training courses on proper installation of SWH systems to technical retrofitters and plumbers. This also involves training of a cadre of professional mechanical and HVAC engineers, designers and planners. Installers that pass the examination could be recognized as a ‘trained solar installer’. Existing curricula will be assessed and technical support provided to educational institutes and universities to integrate solar thermal technology and green building design and technologies in general in electrical and mechanical engineering courses. Technical materials, syllabi, etc. will be prepared or adopted to circumstances in Panama and made available. The project will also address the need for improving the building energy performance by integrating SWH in the design or retrofitting, focusing on building designers, architects and developers.

The project will work closely with importers and distributors on system design and proper installation, market analysis, installation, and after-sales service during operation and maintenance.  Given the absence of an industrial association for solar energy, the project will support the establishment of such an organization.

End-user supportive mechanisms

On the demand side, the project will raise awareness and provide information with the aim of transforming public perceptions and attitudes on substitution by new technologies (solar thermal) and simultaneously addressing the scant knowledge about energy efficiency opportunities in general. Decision-makers in commercial and public sector (building developers, architects, local government, building managers) as well as individual home owners do not perceive SWH as an option and providing information on technical feasibility, costs and benefits and environmental aspects is essential for starting market development. Regarding end-users, the project will provide neutral and independent information that may be trusted by the potential end users more than company advertisements.

The project will promote alliances between government agencies and entities, SWH suppliers, chambers and associations of industry to disseminate info on SWH to potential end users. Best practices and examples in other Latin American countries (e.g. Mexico, Brazil) will be highlighted; existing promotional and training material from other countries will be examined and revised for adaptation to Panamanian circumstances.

Only few banks have experience with renewable energy investment, let alone with SWH. The project will raise awareness on SWH and (with information obtained from good market surveys) in cooperation with building developers and SWH companies, identify appropriate finance sources and mechanisms to support both companies (especially SMEs) that sell SWHs and consumers that want to install (e.g. by means of soft loans, green mortgage schemes). The project will support the design and implementation of innovative and tailored end-user financing mechanisms (coupled with some financial incentives, see component 1).

SWH pilot projects and demonstration

The pilot demonstration component of the project will focus on water heating in buildings and thermal heating/drying in industrial processes. Measures to introduce SWH technology will be supplemented with the cost-effective energy efficiency measures in the water heating and water use system and other improvements in the building (efficient lighting and luminaires, efficient space cooling, air-conditioning and better window isolation, as well as better ‘energy housekeeping’ practices, such as switching off appliances that are not in use and electricity use monitoring).

The pilot demonstrations will be carried out in those buildings and/or sectors that are deemed to have high potential for SWH market development, including hotels and restaurants, hospitals and rural clinics, agro-industries (milk industry, drying), larger industries (e.g. bottle cleaning and washing)  and residential housing (showers, cloth and dish washing). The focus will be on low-temperature applications, i.e. applications with water heated to 50-100oC. Examples of applications are warm water supply, (e.g. for showers and washing, heating of swimming pools), drying, cleaning  and washing of agricultural products, such as coffee (50-70oC), solar cooling as well as pre-heating of water (e.g. cloth washing, boilers, pasteurization, etc.)

Apart from implementing the pilot projects, a pipeline of opportunities will be identified for post-project replication and, where possible and necessary, offered for financing to the appropriate financing channels, taking advantage of the financial incentives and fiscal instruments, identified in the other components of the project.

- Incremental cost reasoning and associated global environmental benefits  (GEF Trust Fund/NPIF)

Solar water heating (SWH) is commercially viable and an available technology, which due to the different market barriers, however, has not reached the market penetration rate that it could reach on simply economic grounds. The baseline scenario is that in the absence of the suggested initiative to stimulate the SWH market and to remove the interrelated set of barriers and gaps mentioned above, development of the SWH market would simply not take off, despite indications that on the basis of the technical maturity and cost-efficiency of the SWH systems it should (as proven in many countries across the globe).

The objective of this GEF project is to reduce GHG emissions from Panama’s buildings and agro-industrial sector through barrier removal and implementation of solar water heating and accompanying practical measures in the existing building stock as well as mitigating future emissions in the context of new buildings (as d in the previous Sections of this PIF).

The project is expected to reduce 62,998 tons of CO2 resulting from the installation of 7,780 m2 of SWH systems and from associated energy saving measures in  the 330 pilot demonstrations of Component  (cumulative direct emissions, 41,025 tCO2 from substitution of LPG and electric heating by SWH and 21,963 tCO2 from energy efficiency measures).  For details on assumptions and calculations, the reader is referred to Annex 1. It should be noted that these initial estimates will be verified and checked during the preparatory (PPG) phase. For example, a more detailed identification of possible pilot demonstration will be carried out. Also, cost of SWH can vary widely, depending on the application as well.   A conservative estimate is that the market potential could be ten times as large, around 95,000 m2 (see Annex 1).

In addition, a significant amount of CO2 emissions are expected to be avoided beyond the implementation of the project as a result of its capacity strengthening, financial mechanisms and market development activities (indirect emissions), ranging from 189 ktCO2 (bottom-up approach, assuming a replication factor of three, i.e. multiplying the direct emissions by three) to 614 ktCO2 (top-down approach, assuming the CO2 reduction of 767 ktCO2 and taking a causality factor of 80%). These data are indicative; a more accurate assessment will be made based on the baseline analysis of the PPG phase.

Dependable and affordable energy supplies are crucial to economic growth. The project reflects Panama’s commitment to promote a renewable source of energy, solar energy, and improve energy efficiency as a pivotal way to meet the climate change challenge. The project will not only limit demand for fossil fuels but enhance economic competitiveness, generate employment in renewable energy companies (mostly SMEs in Panama) and save money for end users of SWG in Panama. In addition to reducing CO2 emissions, reduced fossil fuel implies less local pollution from fossil fuel burning.

- Innovativeness, sustainability and potential for scaling up

As there is little demand, only few companies import or can install SWH and because SWH systems are not easily obtained, users will opt for the conventional water heating options (even if SWH would be more cost-effective). This is a type of a ‘chicken-and-the-egg’ issue, i.e. which is first, demand or supply?  Previous attempts to promote the technology by some Panamanian companies and institutions have failed to make a substantial inroad, because these were focusing on partial solutions (e.g. demonstration of a few SWH systems) only or by making wrong assumptions on the potential market group and demand. The innovativeness of the GEF-supported initiative lies in jumpstarting the market; i.e. trying to break the vicious ‘chicken-or-the-egg’ circle by developing the most promising market segments and simultaneously strengthening the SWH technology support and supply system (suppliers, service providers, installers; training) and offering solutions that are suitable for a country with a humid, hot climate, such as Panama.

On sustainability, a number of risks may affect the likelihood of continuation of the project’s benefits after the project ends. These are listed in section A.3 and possible risk mitigation measures are assessed. The project’s outputs are designed to implicitly improve its sustainability; for example:

- Adaptation of regulations within policy framework (incentives, standards, policy goals) to promote SWH;

- Development of linkages regarding SWH with a range of stakeholders from government (ministries, agencies), NGOs and private sector, covering various economic sectors (residential, hotels and restaurants, hospitals and clinics; small businesses) and creating awareness on the issues and options of SWH application in these sectors;

- Appropriate institutional capacity strengthening (staff and expertise; knowledge and information);

- Mobilizing financial resources and linking these with SWH end-users according to their financing needs;

- Achieving consensus on post-project strategy and activities.

Regarding scaling up, the project will provide technical assistance in the market and feasibility assessment and design of SWH systems in a number of applications (pilot demonstrations). To achieve a larger-scale replication, the project will support the development of a portfolio of opportunities of investment in SWH (output 4.2), based on the market assessment of Outcome 1 and experiences obtained with supporting the pilot demos. For the portfolio, sources of finance will be linked, if needed, to ensure financial support, linked with incentives provided as part of the improved policy and regulatory framework.

A.2	Identify key stakeholders

| Stakeholder | Role in the project and project preparation |
| --- | --- |
| Government | - The National Environment Authority (ANAM, Autoridad Nacional del Ambiente) will be the local executing agency of the project. Created in 1998, ANAM is the government agency responsible for natural resources management and environment protection and the implementation of related laws and regulation. ANAM is also the GEF Focal Point - The National Secretariat of Energy (SNE, Secretaría Nacional de Energía) is responsible for the national energy policy and legal framework, i.e. guaranteeing adequate and affordable energy supply, regional interconnection and cooperation, as well as promotion of the use and R&D in renewable energy and energy efficiency - The Ministry of Commerce and Industry (MICI, Ministerio de Comercio e Industrias) is responsible for the planning, coordination and control of activities that promote local industry, external trade and modernization and normative framework, including incentives for trade and industry - Under MICI, the Comission for Industrial and Technica;l Standards (COPANIT, Comisión Panameña de Normas Industriales y Técnicas) is responsible for norms and standards in the area of trade, production and technology - Other ministries that will be involved, particularly in supporting pilot activities and promotion of SWH and EE in their respective sectors are the Ministry of Agricultural Development (MIDA, Ministerio de Desarrollo Agropecuario3q), the Tourism Authority (ATP, Autoridad de Turismo), the Health Ministry (MINSA, Ministerio de Salud) as well as the Small and Medium-sized Enterprise Authority (ADPYME, Autoridad de la Pequña y Mediana Empresa) |
| Technology and educational institutes | - The University of Technology (UTP, Universidad Tecnológica de Panamá) carries out research in the area of energy efficiency and renewable sources of energy, including a small research activity on solar thermal energy applications. Within its curricula, it offers a Masters course on energy and environment within is Faculty of Mechanical Engineering that focusses on application of energy efficiency, clean sources of energy and environmental control in industrial and commercial installations and processes. - The National Institute for Human Development (INADEH, Instituto Nacional de Formación Profesional y Capacitación para el Desarrollo Humano) provides training courses in various areas at various centers throughout the country |
| Associations and NGOs | - The Panama Green Building Council (PGBC) forms part of the World Green Building Council and is a NGO that promotes the concept of green buildings in Panama working with government (e.g. in the formulation of the new UREE Law) and with industry and commercial partners - The Council of Private Enterprise (CONEP, Consejo Nacional de la Empresa Privada) represents a number of industrial and commercial associations of companies; - The Panama Chamber of Construction (CAPAC, Cämara Panameña de la Construcción), one CONEP’s members, implements a program on energy efficiency in buildings and green measures in its buildings. The SIP (Sindicato de Industriales de Panamá) is also a member of CONEP - The Panama Society of Engineers and Architects (SPIA, Sociedad Panameña de Ingenieros y Arquitectos) groups these professionals and provides advice to the government and organizes promotional events - The Panamanian Association of Hotels (APATEL, Asociación Panameña de Hoteles) represents hotels and has sustainable tourism as one of its objectives |
| Individual companies and banks | It will not be possible to list individual companies in this short PIF. A small number of companies are marketing solar thermal equipment on a limited scale. The Inter-American Development Bank (BID) will make USD 20 million available for credit lines with the Banco General and other banks for RE and EE investments |

A.3	Risks

| Risk | Risk level | Mitigation measure |
| --- | --- | --- |
| Lack of coordination between various government entities and with private sector stakeholders and the financial sector | Medium | Extensive stakeholder consultations, awareness raising, capacity building and other advocacy work during the project preparation and implementation with an effort to identify “local champions”. Early engagement of decision makers in the project preparation and implementation. A Project Steering Committee (PSC) will integrate these government stakeholders to give overall guidance and will also (with private sector and NGO stakeholders) participate in Working Groups that will bring together stakeholders to discuss issues on a more technical level in certain thematic areas. |
| Delayed implementation of regulations under the new UREE Law in general as well as of new regulations and quality control measures specifically targeting SWH | Medium | The project will mitigate this risk by seeking to engage and coordinate with key public authorities as well as private sector associations, responsible at different levels for the actual implementation SWH related regulations and quality control systems with related capacity building, when and as needed. |
| Lack of motivation and ultimate interest of the targeted stakeholders to participate in and learn from the training and capacity building activities organized by the project. | Low | Creating incremental value for training by identifying and raising the awareness of the targeted supply side stakeholders on new business opportunities resulting from training and supporting the establishment of sustainable demand for the new services on EE and solar thermal and/or products. |
| The market development efforts and promotion mechanisms established are not sustainable due to uncertainty in and/or lack of demand for SWH | High | Building on baseline analysis of the PPG phase, the project will carry out a detailed assessment on the demand for SWH and market characteristics, including a cost-benefit analysis vis-à-vis conventional alternatives for various applications. The project will address the various gaps that inhibit market penetration of SWH in a holistic way by simultaneously dealing with supply side and demand side issues. The integration of a realistic exit strategy into the project design with the commitment of the key stakeholders to support this strategy, including incentives and financial support mechanisms and continuing SWH promotion and information campaigns on the longer-term economic benefits of SWH and EE measures. |

A.4	Outline the coordination with other related initiatives:

The UNDP/GEF project “Energy Efficiency in Central America” (PEER) was successfully implemented in four countries in that region, including Panama, during 2006-2011. Although PEER focused on efficiency in electric energy, the proposed SWH project will built on the experiences and case studies of PEER and the goodwill created in Panama regarding energy efficiency initiatives. The project will also work with regional organizations, such as Inter-American Development Bank (IBD), Central American Integration System (SICA) and the Latin American Energy Organization (OLADE), and seek synergies with ongoing and future technical assistance programs in the Central American region.

The project will contribute to the knowledge management component of the GEF project # 2939: “Global Solar Water Heating Market Transformation and Strengthening Initiative” currently under implementation.  In return, the experience of UNEP with regard to this global project and other SWH initiatives (see Section B.3) will provide important lessons learnt for the project.

- Description of the consistency of the project with:

B.1   National strategies and plans or reports and assessments under relevant conventions, if applicable, i.e. NAPAS, NAPs, NBSAPs, national communications, TNAs, NIPs, PRSPs, NPFE, etc.:

The Second National Communication (submitted in 2012) lists a range of climate change mitigation options in the energy sector on its page 114, including solar photovoltaic and thermal energy as well as energy efficiency options (efficient boilers, water heaters, lighting and motors) and specifically mentioning solar heating as a mitigation option.

Panama has a policy and legal framework that promotes and provides incentives for private sector participation and for renewable energy in power generation. The Laws 6 (1995), 26 (1996) and 45 (2004) provide for:

- Restructuring of the power sector in separate distribution, transmission and generation companies;

- Regulation for the operation of power companies and tariff setting;

- Modalities for private sector participation;

- Incentives for renewable energy development, such as exemption from distribution and transmission charges for small power generation (up to 20 MW), import duty exemptions for imports of equipment (for plants up to 50 kW) and fiscal incentives (such as lower revenue taxes).

Law 76 provides incentives for investments (equipment, construction, cleaner production, energy efficient processes, environmental audits and management systems) in agro-industries (35%) and other industries (25%).  Similarly, the tourism sector has tax and duty incentives. Currently, a new Law on the Rational Use of Energy and Energy (UREE) is under discussion in the National Assembly.  If approved in its current draft form, equipment and machinery that complies with certain minimum energy efficiency requirements would receive up to 50% of import duty exemption. It would also include minimum standards for buildings and certain equipment, such as CFLs and air conditioners.

Panama’s UNDAF (UN Development Assistance Framework), 2007-2011 refers to “Environmental sustainability (water resources, biodiversity, forest development, climate change stabilization, disaster prevention) strengthened by normative frameworks, national strategies and local action” as one of the direct effects of international cooperation with the UN system in Panama.

B.2	GEF focal area and/or fund(s) strategies, eligibility criteria and priorities:

The project is in consistency with GEF-5 Climate Change Focal Area Objective 3 (CCM-3) aiming at promoting investments in renewable energy technologies as well as Objective 2 (CCM-2) aiming at promoting market transformation for energy efficiency in industry and the building sectors. It presents a program that promotes the introduction of solar water heating (SWH) applications in hotel, tourism, agribusiness and health sectors in Panama as well as in buildings, accompanied by cost-effective energy saving measures.  This will be achieved through a combination of technical assistance and investment activities, including (1) the adoption of a conducive policies and regulations  regarding SWG; (2) technical capacity strengthening of enterprises involved in sales, installation and maintenance; (3) installed SWH in about 330 pilot projects (in sector as hotels, health, agro-industries and commercial/residential buildings) and (4) replicated  through awareness creation and information dissemination in the above-mentioned sectors as well as in in other important sectors such as housing, public and private buildings.

B.3	The GEF agency’s comparative advantage to implement this project:

The GEF Council document GEF/C.31/5 mentions ‘climate change’ as one area in which UNEP has a comparative advantage. The document mentions that UNEP’s work builds on its expertise in assessment, standard setting, methodology development, and demonstration. Much of UNEP’s work takes on a market sectoral approach responding to environmental drivers.

UNEP provides three types of services: (a) Analysis. In-depth assessment and analysis of opportunities for reducing greenhouse gas emissions through new technologies, as well as the promotion of global norms and standards for these technologies; (b) Financial innovations that promote private sector investment. Activities, training and application of financial mechanisms that help expand markets for low-carbon technologies, goods, and services; and (c) Policy support. Training and other institutional support that promotes policy development and planning processes consistent with evolving global norms. UNEP staff in the UN’s Regional Office for Latin America and the Caribbean (ROLAC), which is based in Panama City will also be involved in the Project

The project is in line with UNEP Medium-Term Strategy and Work Program, as approved by the UNEP Governing Council, as well as with UNEP´s climate change strategy, which is structured around four themes – mitigation, adaptation, science, and communication - and UNEP-DTIE is currently engaged in a number of projects and programs designed to promote energy efficiency and renewable energy technologies. With regard to solar water heating, UNEP is supporting the following programs and projects that are relevant for the project and from which it will also benefit:

- The global knowledge management component of the “Global Solar Water Heating Market Transformation and Strengthening Initiative” (GEF ID: 2939)

- SWH activities under the Mediterranean Investment Facility, including SWH programs in Egypt (EGYPSOL), Tunisia (PROSOL) and Montenegro (MONTESOL)

- Energy for Sustainable Development in Caribbean Buildings (GEF ID: 4171)

- Promoting Energy Efficiency and Renewable Energy in Buildings in Jamaica (GEF ID: 4167)

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

A.   Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S): (Please attach the country endorsement letter(s) or regional endorsement letter(s) with this template).

| Name | Position | Ministry | Date (Month, day, year) |
| --- | --- | --- | --- |
| Silvano Vergara | General Administrator of the National Environmental Authority (ANAM) | National Environmental Authority (ANAM) | 06/26/2012 |

B.  GEF Agency(ies) Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation.

| Agency Coordinator, Agency name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Maryam Niamir-Fuller, Director GEF Coordination Office, UNEP |  | 04/04/2013 | Edu Hassing | +33144371472 | edu.hassing@unep.org |

Annex 1:	Estimates of energy savings and corresponding CO2 emission reduction

Note: data on market potential (number of entities, i.e. residential dwellings, number of hotels in Panama, etc,) taken and adapted from: El Siglo website (2011): hotels; MINSA (2011: hospitals and health centers; Census (2000/2012): hospitals; number of restaurants and residential dwellings; number of inhabitants FAO (1992), laestrella.com  (2012): number of enterprises, SMEs and agro-processing industries.

Proyecto de Eficiencia Energética y de Calentadoras Solar de Agua (PEECSA)

While not a part of any umbrella project, the project will benefit from and can contribute to the knowledge management component of the GEF project # 2939: “Global Solar Water Heating Market Transformation and Strengthening Initiative” currently under implementation.

TA = Technical Assistance;  STA = Scientific & Technical Analysis; INV = Investment

The GEF grant is meant to support the realization of investment through the identification, feasibility analysis and design of pilot projects, including end-users financing mechanisms as well as supporting the establishment of credit lines and end-user financing mechanisms.

Summed up, the amounts equal the estimated total investment needed for the SWH and RE pilot activities (USD 5,787,340)

The Inter-American Development Bank (BID) is planning to make a credit line of USD 20 million available for renewable energy (RE) and energy efficiency (EE) through local banks, such as the Banco General, and other banks. We assume that some 11% could be made available for investments related to the project. During project preparation this will be assessed further.

Transmission is in the hands of ETESA (Electricity Transmission Company), whose National Dispatch Center coordinates the transactions between the various power generation and distribution companies. There are three distribution companies, EDERNET, EDECHI and ENSA. Tariff setting is under the auspices of ASEP (Authority of Public Services)

Data from SNE for 2001 mention 300 installed systems vs. 2,500 in neighboring Costa Rica

Low income sectors receive some subsidy in practice, but these are not likely to purchase a SWH system

Luz Buena, Panamá, p.c.

For example, guidelines for building norms/codes make it easier for municipalities to promote energy efficiency and green buildings

For example, efficient (lighting, air conditioning, washing machines, showerheads; better glazing, etc.

The end-of-project study will incorporate the results of the demo and pilots of Component 4. The studies at the beginning ard the end of the project will estimate energy savings / substitution and the corresponding GHG emission reduction

Product standards for performance and durability of components as well as the system as a whole

A quality control system would start as a voluntary system driven by the SWH sup-ply side representatives that would submit their products to independent testing facilities.

This could include providing advice to suppliers on how to obtain certified products from abroad as well as the organization of study tours, match-making events and trade seminars for local (small) companies that are interested in assembling and import of SWHs

The selection will be based on the market assessment of Output 1.3

Estimated investment would be USD 4.895 million in SWH and USD 802,340 in EE, yielding (end-user) energy savings of 6.95 million kWh/year for SWH and 3.87 million kWh/year for EE.  Using these estimates, the net abatement costs of the technology are -13.2 $/tCO2 for EE and -3.87 $/ tCO2 for SWH (annualized cost over the technologies lifetime, 20 yrs SWH and 10 yrs EE – minus the value in $  annual energy savings divided by annual emission reduction)

Apart from size, on type of SWH technology (direct or closed loop; passive and active systems; flat plate or evacuated tube), complexity (piping, tanks, additional pumps, controls) and their application

Including climate change risks that might prevent the project objectives from being achieved, and if possible, propose measures that address these risks to be further developed during the project design:

In particular, SIECA (Secretariat for Economic Integration of Central America) and CCAD (Central American Commission  for Environment and Development)

Division of Technology, Industry, and Economics.

This project is jointly implemented with UNDP and at the time of its approval envisaged the development of about ten national

follow on SWH projects of which this project in Panama  is one; UNEP-DTIE is developing other national SWH projects  in Latin America with assistance from the Latin American Energy Organization (OLADE).

A joint UNEP and Italian Ministry for Environment initiative.