Project Identification Form (PIF)

Project Type:

the GEF Trust Fund

Re-Submission Date:  June 25, 2010

| Indicative Calendar* |  |
| --- | --- |
| Milestones | Expected Dates mm/dd/yyyy |
| Work Program (for FSP) |  |
| CEO Endorsement/Approval | Dec 2010 |
| Agency Approval Date | Jan 2011 |
| Implementation Start | March 2011 |
| Mid-term Evaluation (if planned) |  |
| Project Closing Date | March 2014 |

* See guidelines for definition of milestones.

part i:  project IDentification

GEFSEC Project ID: P098423

PROJECT DURATION: 36 months

gef agency Project ID:

Country: Solomon Islands

Project Title: Development of Community-based Renewable Energy Mini-Grids

GEF Agency(ies):

Other Executing partner(s): Central Bank of Solomon Islands

GEF Focal Area (s):

GEF-4 Strategic program(S): SP3, SP4

Name of parent program/umbrella project: GPAS

- Project framework

| Project Objective: The objective of the proposed GEF project is to promote development of community-based renewable energy mini-grids in the Solomon Islands through technical assistance, capacity building and demonstration investment. At least two renewable energy-based mini-grids will be financed under the project with the host communities taking an active role in obtaining financing and operating and maintain the systems. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ### Project Components | ### Indicate whether Invest-ment, TA, or STAb | Expected Outcomes | ### Expected Outputs | ### Indicative GEF Financinga |  | Indicative Co-Financinga |  | Total ($) c =a + b |
|  |  |  |  | ### ($) a | ### % | ### ($) b | ### % |  |
| 1. Capacity building for local banks on sustainable financing of renewable energy mini-grids in rural communities | TA | Improved awareness and capacity of the Central Bank and local banks on sustainable financing of renewable energy mini-grids in rural communities Agreed action plans ready for implementation | Local banks trained on financing of renewable energy mini-grid in rural communities Sustainable financing plan developed by the Central Bank and supported by all stakeholders | 100,000 | 100 | 0 | 0 | 100,000 |
| 2.Identification, preparation, financing, training and implementation of at least two community-based, financially-viable renewable energy mini-grids in Solomon Islands | Investment | At least two communities have renewable energy-based mini-grid electricity supply on a sustainable basis. | At least two community-based, financially-viable renewable energy mini-grids are built and operating using GEF and commercial financing as appropriate. Avoided CO2 emissions annually following project implementation of about 40 TCO2/yr/project. | 550,000 | 22 | 2,000,000 | 78 | 2,550,000 |
| 3. Capacity building for rural communities on financing, design, procurement, construction and O&M of renewable energy-based mini-grids in rural communities | TA | Capacity and knowledge barriers of additional rural communities to construct, operate and maintain rural RE systems are reduced | Rural communities trained nationwide on the process and benefits of the demonstrated approach Members of local supply chain trained on supporting the renewable energy mini-grid development in rural communities | 200,000 | 100 | 0 | 0 | 200,000 |
| Project management |  |  |  | 59,091 | 54 | 50,000 | 46 | 109,091 |
| Total project costs |  |  |  | $909,091 | 31 | 2,050,000 | 69 | $2,959,091 |

The GEF and co-financing in the table refers only to the co-financing for the activities supported under this proposed project.  The SEFP project for which this project is closely related, supports the overall framework under which the proposed investments will take place.  Under the SEFP project approximately $0.5 million in TA is available to SI, as well as access to a regional $5million risk sharing facility, both financed by GEF. In addition, an AusAID trust fund will contribute an additional $1million to support SEFP project implementation in SI.  This co-financing is already in place and is not reflected in the table below.

B.    Indicative Co-financing for the project by source and by NAME (in parenthesis) if available, ($)

| Sources of Co-financing | Type of Co-financing | Project |
| --- | --- | --- |
| Project Government Contribution | In kind | 50,000 |
| Private Sector |  | 2,000,000 |
| Total Co-financing |  | 2,050,000B |

C.  Indicative Financing Plan Summary For The Project ($)

|  | Previous Project Preparation Amount (a) | Project (b) | Total c = a + b | Agency Fee |
| --- | --- | --- | --- | --- |
| GEF financing |  | 909,091 | 909,091 | 90,090 |
| Co-financing |  | 2,050,000 | 2,050,000 |  |
| Total |  | 2,959,091 | 2,959,091 | 90,090 |

D.   GEF Resources Requested by agency (ies), Focal Area(s) and country(ies)1

| GEF Agency | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Project (a) | Agency Fee (b)2 | Total c=a+b |
| Total GEF Resources |  |  |  |  |  |

part ii:  project JustiFication

- State the issue, how the project seeks to address it, and the expected global environmental benefits to be delivered:

Background.

Like other Pacific Island states, the Solomon Islands (SI) faces complex development challenges stemming largely from their small, sparsely distributed populations and remoteness.  The geography has combined with political instability to result in weak economic growth. Fortunately, the Solomon Islands has good renewable energy endowments (solar, hydro, coconut oil) and considerable energy efficiency potential.  Hence, renewable energy technologies have potential to become the least-cost option for increasing access to modern energy services for households in remote communities of Solomon Islands.

The Solomon Islands Electricity Authority (SIEA) is the corporatized public utility responsible for electric power supply and distribution in the capital (Honiara), the nine provincial centers, and the township adjoining the Noro fish processing facility.  In Honiara, 73 percent of households have electricity, but in the provinces, access is only 9 percent.  Overall, at least 90 percent of the population is without access to any electrical supply.  In the rural areas, more than 95 percent (56,000 rural households) are without service.

SI possesses good renewable energy resource potential in the form of small-scale hydro, solar, and coconut oil.  The high insolation rates mean that solar PV is a viable option in most parts of the nation.  There are also significant hydro resources, with at least 300 MW of small-scale hydro potential identified across seven of the islands.  Coconut oil production is well established and local experience has verified its use as a diesel substitute in generators.

Investment in solar PV, small scale hydro and fuel switching has the potential to avoid much of the expenditure of households and enterprises on kerosene and dry-cell batteries for lighting, and on diesel.  The main barriers are (a) the lack of awareness of renewable energy options, (b) high initial capital cost, (c) lack of affordable finance, and (d) limited access to technical services to develop financeable projects.

The Issue

Remote energy systems in Solomon Islands require localized expertise for on-going O&M. Due to the geography of the SI and the subsequent limited access to fast and efficient transportation, localized capacity building and ownership of energy systems offers a significant opportunity for sustainability. With GEF support through the Sustainable Energy Financing Project (SEFP, P098423), the Government of Solomon Islands (GOSI) and the Central Bank of Solomon Islands (CBSI) - the executing agency of SEFP - have begun to consider how to address strategically the major barriers to renewable energy development for remote households and communities, the renewable energy and energy efficiency retailers and the financial institutions.

Initial findings from an ongoing project midterm review (MTR) for SEFP, together with findings from on-going supervision, indicate clearly that there is demand and need in the rural communities and remote areas of Solomon Islands for specific renewable energy technologies. There are professional renewable energy equipment dealers and retailers in Solomon Islands who are capable of importing, supplying, installing and maintaining these renewable technologies. Furthermore, the Risk Sharing Fund (RSF) under SEFP is intended to provide resources for communities to invest in renewable energy technologies.  However, so far no community has been able to utilize these resources to invest in a community based renewable energy initiative.  It is noted that the relatively poor formal education levels in the rural areas have limited entrepreneurial up-take of independent renewable energy systems. Key barriers that have been identified that limit the uptake of renewable technologies in the rural communities in Solomon Islands include:

- Lack of understanding and expertise among CBSI and local banks on demands of and challenges faced by rural communities in sustainable financing of renewable energy mini-grids

- Lack of model projects to showcase the development process of renewable-energy based mini-grids;

- Limited knowledge among remote  communities regarding the opportunities and benefits of renewable-energy based mini-grids;

- Lack of capacity and resources within the rural communities to develop financially-viable and technically feasible proposals to be considered under SEFP; and

- Inability of such communities to obtain financing based upon limited credit histories.

This proposed GEF project is being prepared to compensate for this shortcoming in the design of the SEFP and to help unlock the sustainable energy potential in the Solomon Islands.

How the Project seeks to address the issue.

Capacity building for CBSI and local financial institutions on sustainable financing of renewable energy mini-grids in rural communities will be the first task this proposed GEF project will support. CBSI and local banks will be trained to improve both awareness and capacity of of local financial institutions on how to finance renewable energy mini-grid in rural communities. CBSI will be tasked to develop a sustainable financing plan based on findings of SEFP and consultations with all relevant stakeholders (communities, dealers and service provides and local banks).

In the context of generally low formal educational skills, demonstration projects are the key method of increasing uptake of renewable energy technologies in the rural areas and remote communities in Solomon Islands.  The few communities that have applied for financing under SEFP to date have all been turned down due to a lack of credit history. Once a community has been turned down, word travels fast to other communities, discouraging further applications, and creating a negative feedback loop.  It is important that the approach adopted under this project presents an integrated solution to the challenges in terms of information, technology, and financial facilitation.  Just as the failure of communities has led to suppressed demand and further failures, success will replicate itself through word-of-mouth leading to successful replication.

The exact type, size and cost of RE demonstration installations to be supported under the project will be determined during final preparations, but in all likelihood, the community systems will make use of small hydro and possibly coconut oil to generate electricity.  It is expected that at least two such systems will be supported under the project. Selection criteria for participating communities will be agreed with all stakeholders to ensure successful demonstration of renewable energy based mini-grids. It is expected that the final number of demonstration community systems will be determined once accurate cost estimates are derived during project preparation.

Based on findings and experience of the pilot investment activities, the proposed GEF project will support CBSI to review and summarize lessons and experience gained under the pilot investment activities. In doing so, CBSI is expected to devise the most appropriate capacity building plans to support additional communities in obtaining financing for their renewable energy mini-grids. Members of local supply chain will also be trained to ensure that they could provide quality services to additional communities that are willing to invest in such mini-grids.

The activities to be financed with this project will include:

- Training of CBSI and local banks on financing of renewable energy mini-grids in rural communities

- Development of a sustainable financing action plan for development of renewable energy mini-grids in rural communities

- Identification of at least two locations for financially-viable community-based, renewable energy mini-grid projects.

- On site-training on the financial and technical component of community owned and operated renewable mini grid technologies for the communities selected to address issues of maintenance and sustainability.

- Community awareness activities of energy generally, and utilization of different energy sources to gain tangible outcomes.

- Training sessions including business planning exercises; loan application and processing training involving introduction to banking processes and opportunities; integrated business model of value adding and consolidating existing community income streams for viable and sustainable renewable energy system.

- Development of technical and commercial project proposal in close cooperation with the host communities.

- Assistance in setting up a community model of tariff setting and collection to make the project financially sustainable.

- Hands-on assistance to the community in seeking and obtaining commercial loans including through the SEFP risk sharing facility and other sources of funding to achieve full financing of the investment.

- Assistance implementing the project.

- Training for community-based operators to operate and maintain the system.

- Training for community-based project leaders in collecting payments for service and managing the loan servicing and O&M costs.

- Training of rural communities nationwide on development of renewable energy mini-grids based on the information and experience gained by the host communities

The available financing under this project will better place CBSI (EA) to resource assistance to specifically address the above mentioned main issues and implement the above mentioned key activities without having to reduce the limited capacity and resources already available under SEFP which is needed for the implementation of the other components under the project.

In other countries participating in SEFP, there has been greater success due to a denser population settlement pattern which has enabled the existing technology vendors to obtain the financing and provide the equipment to the rural population with less external support.  Retailers have been more able to provide coverage and provide financing for the equipment.  It is hoped that under this project, similar results can be stimulated through the demonstration projects.

The Expected Global Environmental benefits to be delivered.

The global environment objective is to contribute to mitigating climate change through the reduction of greenhouse gas emissions in line with the United Nations Framework Convention on Climate Change.  Following are the key indicators:

- CO2 emissions avoided;

- Investments in sustainable energy supply and in energy efficiency measures; and

- Financing provided by local financial institutions for sustainable energy and energy efficiency purposes in rural communities in Solomon Islands.

- Describe the consistency of the project with national/regional priorities/plans:

The proposed project is fully consistent with the plans of GOSI to undertake least cost planning and develop domestic renewable energy resources and improve energy efficiency as measures to improve energy security and buffer the electricity sector and economy from future oil price increases and volatility.  It supports the on-going SEFP program.

- Describe the consistency of the project with gef strategies and strategic programs:

The proposed project is consistent with SP3 (promoting market approaches for renewable energy and SP 4 (promoting sustainable energy production from biomass). The overarching goal for GEF-4 is to achieve a decrease in GHG emissions through market transformation.  It is explicitly recognized that this is a long process, usually with the need for follow on investments beyond the GEF support.  Incorporating the proposed GEF funding (to support developing demonstration community-managed, grid-based renewable energy projects, thereby reducing barriers to market development) into the larger SEFP project will mean that additional resources are available to help transform the market.  Furthermore, by supporting coconut oil to generate electricity, this project will promote sustainable energy production from biomass.

- justify the type of financing support provided with the gef resources:

The GEF finance will be programmed as grants to support the work determined by the GOSI and the project proponents to be necessary to promote the overall goals and objectives of the SEFP.  In this way, it will become one, unified program of renewable energy access for the country.

SEFP is a GEF funded program which is currently been implemented in Solomon Islands. While there have been delays in setting up the formal institution and partnerships of SEFP as prescribed under the Project and Financing Grant Agreements, recent steady progress has taken place in the implementation of the project in Solomon Islands. The proposed additional financing will provide resources to address a specific barrier that has been identified through implementation to date.  This barrier represents a shortcoming in the original project design.  Because the technical assistance funding under the original SEFP scope did not provide support for communities to develop financeable proposals, the proposed GEF project will target this gap and go further to support demonstration projects to facilitate community utilization of the SEEP resources.

- Outline the Coordination with other related initiatives:

Energizing the Pacific Development Working Group (EDPWG)

Development of the Project in Solomon Islands will continue to benefit from the regular consultations with energy sector development partners, through the mechanism of the Pacific Energy Development Partner Working Group (WG).  Multi and bi-lateral development agencies participate in quarterly working group meetings chaired by the World Bank.  A key objective of the WG meetings is to share information about on-going or planned initiatives with the explicit aims of avoiding duplication of effort and developing synergies.

Solomon Islands Sustainable Energy Project (SISEP)

The objective of the Solomon Islands Sustainable Energy Project (SISEP) is for the Solomon Islands Electrical Authority (SIEA) to improve operational efficiency, system reliability and financial sustainability by reducing both technical and commercial losses, improve generator and distribution system reliability, improve collections, and strengthen financial and operational management. Key indicators include: 1. Reduce the frequency of power outages; 2. Reduce the duration of power outages; 3. Increase collections; Improve the revenue for each generated kWh; and 5.Increase SIEA’s profitability. While SISEP looks at the efficiency of the utility, this project looks at issues of energy access in the areas that SIEA does not currently service and hence allows better utilization of available resources.

Tina River Hydro Project

The project is a Partial Risk Guarantee (PRG) Project in support of a hydropower development on the Tina River, Guadalcanal Island. The development is private sector-driven with the private sector responsible for the Design, Build, Operate, Maintain and Transfer of the scheme. The power generated will be sold to the Solomon Islands Energy Authority (SIEA) for distribution mainly to Honiara and will replace a part of the SIEA's current diesel-driven power generating capacity. The PRG will partially guarantee the payment responsibility of the SIEA. Like the SISEP, the Tina River Hydro Project looks at long term electricity generation access while this project concentrates on electricity generation in the remote communities of Solomon Islands.

Sustainable Energy Financing Project

As previously mentioned, the GEF-supported Sustainable Energy Financing Project (SEFP) is currently active in Solomon Islands. Other countries that SEFP is currently active in include Papua New Guinea and Fiji. The World Bank is responsible for supervising the aforementioned three (3) countries. The SEFP project aims to increase the availability of commercial financing for, among others, private sector companies wishing to develop mini-grids outside of the main urban centers and for energy efficiency investments.  The proposed project will complement the SEFP project in Solomon Islands, by further developing the institutional mechanisms needed to support mini-grids which can then be partly financed by accessing commercial financing backed by the risk sharing fund under the SEFP.  A review of the project is nearing completion.  Any relevant lessons from the review will be incorporated in the restructuring of SEFP across the countries.

- Discuss the value-added of GEF involvement in the project  demonstrated through incremental reasoning :

The absence of GEF funding would mean that the barriers to community based renewable energy mini-grid projects, that have been identified during the course of implementation of the SEFP project in SI, would not be fully addressed or attention to these issues would be delayed until an alternative source of funding were to be identified.  The value-added of the GEF funding is to quickly respond to clearly-defined barriers (lack of capacity and resources to prepare financeable projects and sharing the experience of positive demonstration projects) so as to make the most the opportunities for communities and small businesses to get financing available with the support of the SEFP project for mini-grid renewable energy investments. This “just-in-time” barrier removal is expected to significantly increase the likelihood of achieving increased adoption and use of renewable energy technologies in participating Pacific Island states through a package of incentives to encourage local financial institutions to participate in sustainable energy finance in support of equipment purchase.

- Indicate risks, including climate change risks, that might prevent the project objective(s) from being achieved, and if possible including risk mitigation measures that will be  taken:

| Risk | Possible result | Avoidance measures |
| --- | --- | --- |
| Global Warming | Rising sea levels | Generation equipment to be located at least 2 metres elevation above existing maximum high water level or can be easily relocated |
| Earthquakes | Direct damage Sinking land | Minimize high structures and make appropriately structurally sound any other structures Generation equipment to be located at least 2 metres elevation above existing maximum high water level or can be easily relocated |
| Tsunamis | Water inundation | Generation equipment to be located at least 2 metres elevation above existing maximum high water level and at least 50m inland from coastal edge. |
| Cyclones | Structural damage to equipment | House equipment in appropriate structures. |
| Clear fell logging | Hydro – water supply affected Coconut oil – damage to plantation & supply | Avoid clear-fell logging and identify to community benefits of sustainable management of logging resource |
| Pest & Diseases | Loss of coconuts | Monitor possible diseases. Encourage re-planting to encourage new, vibrant growth |
| Drought | Hydro- loss of water supply | Locate hydro/s on supplies with historical drought tolerance |
| Civil unrest | Damage to equipment and non-servicing of loan | Correct assessment of communities based on demonstrable examples of successful community projects. Sites are isolated from main centres. |
| Equipment failure | No income generation to service loan | Source equipment only from suppliers with experience in location & equipment. Warranties to be locally supported. |
| Management failure | Failure of system & non-servicing of loan | Correct assessment of communities based on demonstrable examples of successful community projects. Sites are isolated from main centres. Support from TA throughout project life |
| Lack of maintenance | Equipment fails prematurely and default on loan | Communities selected on their proven maintenance record with regards to other technologies, not limited to, water supplies, community buildings (such as school, hall, church), existing small or other engines |
| Technology fails to work | Unable to supply service and loan defaults | Source technology only from proven suppliers with local successful experience |
| Loss of trained operators | Maintenance failure | Only source reputable trainees as identified by community based on history of honest, successful involvement in community projects, and identified commitment to remain living in community. Source at least 3 trainees. |
| Unable to repay loan | Loan default | Business plan to focus primarily on existing income streams from community, with any income enhancing to be to existing proven income streams. Investigate options for loan guarantors from inside and outside community. |
| Currency devaluation | Increase in cost of imported equipment | Perform sensitivity analysis on currency for business plan. Monitor currency and respond appropriately. Explore methods to lock currency rates with suppliers. |
| Theft | Loss of equipment and loan default | Local security by community (insurance availability unlikely) |
| Volatility in Duty & taxes on imported equipment | Uncontrolled price rise on imported equipment | Secure in writing from government assurance of rate of import duty and taxes during business plan to include in total cost. |
| Import duty & taxes excessively increase cost of imported goods | Goods stranded on wharf waiting payment | Secure in writing from government assurance of rate of import duty and taxes prior to purchase. |

- describe, if possible, the expected cost-effectiveness of the project:

As noted in the guidance provided in the paper “Cost Effectiveness Analysis in GEF Projects” from the June 2005 GEF Council meeting, interventions under the Climate Change Focal Area which focus on barrier removal cannot generally be meaningfully measured using quantitative estimates.  Instead, the cost effectiveness is demonstrated by comparing alternative approaches to achieve the agreed barrier removal goal and identifying the approaches which will most efficiently achieve the objective.  GEF-supported activities will be an integral part of development of a renewable energy-based access expansion approach for SI.  Cost effectiveness of the specific projects to be developed with the proposed co-financing is assured as communities will not be willing to proceed with investing their own resources unless the benefits of the projects clearly outweigh alternatives, including the cost of having no electricity supply.  The mini-grids will represent the least-cost electricity supply systems for the communities in which they are built.  That is, they will be the least-cost option for electricity supply at a minimal GHG emission level.  Other options, such as on-grid or solar home systems will be less cost effective in these communities.

- Justify the comparative advantage of GEF agency:

The World Bank has strong experience in investment lending with related institution building, infrastructure development and policy reform in the climate change focal area.   The World Bank is ideally suited to be the implementing agency for the proposed project in the Solomon Islands given its role thus far with supervising the implementation of SEFP for which the proposed new GEF funding would provide additional resources.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

A.   Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S): (Please attach the country endorsement letter(s) or regional endorsement letter(s) with this template).

| Name | Position | Ministry | Date (Month, day, year) |
| --- | --- | --- | --- |
| Mr. Rence Sore | GEF Focal Point for Solomon Islands | Ministry of Environment | March 10, 2010 |

B.  GEF Agency(ies) Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation.

| Agency Coordinator, Agency name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Steve Gorman, Executive GEF Coordinator, World Bank |  | June 25, 2010 | Jiang Ru | 202-473-8677 | jru@worldbank.org |

Project ID number will be assigned initially by GEFSEC.

Include project preparation funds that were previously approved but exclude PPGs that are awaiting for approval.

SEFP is a GEF funded project that is currently under implementation by the Central Bank of Solomon Islands (CBSI--Executive Agency). The project aims to significantly increase the adoption and use of renewable energy technologies in participating Pacific Island states through a package of incentives to encourage local financial institutions to participate in sustainable energy finance in support of equipment purchase.  SEFP became effective in Solomon Islands on 21/06/2007.  The SEFP project consists of four components that together are designed to promote the financing and use of sustainable energy and energy efficiency investments.  The support under the original project targets the barriers relating to awareness of renewable energy options and high initial capital cost and lack of affordable finance.   The project does not currently address the fourth barrier noted above, namely limited access to technical services to develop financeable projects.  The components of the SEFP project are: (a) Risk Sharing Fund for Renewable Energy Investments; (b) Technical Assistance for retailers and participating financial institutions, Market Surveys and Communications; (c) Participant Monitoring; and (d) Management & Evaluation. Although the overall regional SEFP project was most recently rated unsatisfactory, progress in implementing the project in Solomon Islands has significantly improved over the past 6 months.  A number of individual and small business loans have been approved, based on accessing the Risk Sharing fund.  This has resulted in more than 9 kW installed renewable energy capacity with commercial financing totaling over $200,000 and benefitting over 200 households.