Project Identification Form (PIF)

Project Type: Medium-sized Project

Type of Trust Fund: GEF Trust Fund

For more information about GEF, visit TheGEF.org

PART I: Project Information

| Project Title: | Local Development and Promotion of LED Technologies for Advanced General Lighting |  |  |
| --- | --- | --- | --- |
| Country(ies): | Viet Nam | GEF Project ID: | 5555 |
| GEF Agency(ies): | UNDP | GEF Agency Project ID: | 5193 |
| Other Executing Partner(s): | Viet Nam Academy of Science and Technology (VAST) | Submission Date: Resubmission Date: | August 19,2013 October 2, 2013 |
| GEF Focal Area (s): | Climate Change | Project Duration (Months) | 48 months |
| Name of parent program (if applicable): - For SFM/REDD+ - For SGP | n/a | Agency Fee ($): | 144,153 |

- Indicative Focal AREA STRATEGY Framework:

| ### Focal Area Objectives | ### Trust Fund | ### Indicative ### Grant Amount ### ($) | ### Indicative Co-financing ### ($) |
| --- | --- | --- | --- |
| CCM-1 | GEFTF | 1,517,400 | 6,150,000 |
| Total Project Cost |  | 1,517,400 | 6,150,000 |  |

- Indicative Project Framework

| ### Project Objective: GHG mitigation and market transformation of the LED lighting products market in Viet Nam |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Indicative ### Grant Amount ($) | ### Indicative Cofinancing ### ($) |
| 1. Transfer of skills, knowledge, and technology for LED lamps manufacturing | TA | - Improved quality of locally produced LED lamps - Increased consumer confidence on the use of LED lamps - Development of a local LED industry | 1.1 Approved and enforced policies, legislation and standards on LED general lighting applications 1.2 Transferred and implemented skills, knowledge, and technology on design, assembly, and production of 8-40W LED Lamps for indoor lighting and 110-160W LED lamps for outdoor street lighting at three lighting manufacturers (Ralaco, Dien Quang, Fawoo-Kidi) and their respective R&D centers 1.3 Completed and documented technical support for selected local manufacturers and their R&D and testing facilities towards quality LED lamps production | GEFTF | 700,400 | 3,200,000 |
| 2. Demonstration of cost-effective local commercial production of LED lighting devices | Inv | Increased use and deployment of high-quality LED lighting technologies | 2.1 Completed feasibility studies and designs of demonstration projects of the cost-effective local commercial production of LED lamps for general lighting applications 2.2 1,000 LED lamps of 8-40W installed for indoor lighting in residential and commercial buildings 2.3 200 LED lamps of 110-160W installed for outdoor street lighting and at construction sites 2.4 Documented operational data of pilot sites for quality evaluation and large-scale replication | GEFTF | 680,000 | 2,410,000 |
| Subtotal |  |  |  |  | 1,380,400 | 5,610,000 |
| Project Management Cost (PMC) |  |  |  | GEFTF | 137,000 | 540,000 |
| Total Project Cost |  |  |  |  | 1,517,400 | 6,150,000 |

- Indicative Co-financing for the project by source and by name if available, ($)

| Sources of Cofinancing | Name of Cofinancier | Type of Cofinancing | Amount ($) |
| --- | --- | --- | --- |
| Private Sector | LED lamp producers (Ralaco, Dien Quang, Fawoo-Kidi) | Cash | 5,600,000 |
| GEF Agency | UNDP | Cash | 100,000 |
| National Government | VAST | In-kind | 150,000 |
| Local Government | Municipalities | In-kind | 300,000 |
| Total Cofinancing |  |  | 6,150,000 |

- Indicative trust fund  Resources ($) Requested by Agency, Focal Area and Country1: N/A

- Project preparation grant (PPG)

Please check on the appropriate box for PPG as needed for the project according to the GEF Project Grant:

Amount                         Agency Fee

Requested ($)	      for PPG ($)

- No PPG required.                                           		       ___-- 0--________       _  --0--_______

- (upto) $50k for projects up to & including $1 million	       ___     ________      ___     _____

- (upto)$100k for projects up to & including $3 million      ___89,906________    ___8,541____

- (upto)$150k for projects up to & including $6 million      ________________     _____________

- (upto)$200k for projects up to & including $10 million   ___     ________      ___     _____

- (upto)$300k for projects above $10 million     	       ___     ________      ___     _____

PPG  Amount requested by agency(ies), focal area(s) and country(ies) for MFA and/or MTF Project only: N/A

part ii:  project JustiFication

A. Project Overview

A.1: Project Description

# Global environmental problems, root causes and barriers that need to be addressed # Viet Nam’s economy grew at an average of 7% per year throughout the 1990s and only slowed slightly in the 2000s. Strong economic expansion is expected to continue for decades to come, as the country transitions from a centrally planned to a market-based economy. The EIU projects that GDP growth will accelerate to 6.9% a year on average during the period 2014-2017. Another observable trend has been the rapid rate of urbanization, which stands at 3% per year. Rapid urbanization and economic growth have led to a proliferation of the building stock, with an accompanying surge in lighting demand. The current stock of indoor lighting lamps in Viet Nam is estimated at around 200 million. While worldwide demand for lighting is projected to rise 12% per year through 2016, that figure is likely to be even higher in Viet Nam. # In 2011, national electricity consumption stood at more than 100 billion kWh, placing Viet Nam 15th among developing countries. Lighting accounts for around 25% of total electricity consumption, resulting in significant GHG emissions since the grid is dominated by fossil fuel sources. Nearly two-thirds of electricity in Viet Nam is generated using fossil fuels. Notably, energy intensity, as measured by electricity consumption/GDP, has been steadily increasing as living standards have risen. Lighting loads also contribute significantly to the system peak that occurs in the evening. Reducing peak power demand could forestall the need to build new power plants. Viet Nam’s annual carbon dioxide emissions already exceed 122 million tonnes and at current trends, that figure could triple by 2030 unless significant mitigation options are undertaken. It is estimated that CO2 emissions from Viet Nam’s lighting sector amount to 12.64 million tonnes per year. # The deployment of LED technology offers significant opportunities to reduce energy demand from the lighting sector in Viet Nam. An LED lamps demonstration project hosted by the Ministry of Industry and Trade during 2011-2012 demonstrated energy savings of 50% compared to traditional lamps. As LED lighting technology is rapidly evolving, it is likely that even greater levels of energy savings can be achieved in the future. A recent study by the U.S. Department of Energy found that the most advanced LED lamps consume 1,630 MJ per functional unit compared to 3,780 MJ for CFL lamps and 15,100 MJ for incandescent lamps (see Figure 1). Thus, the adoption of LED technology in Viet Nam’s lighting market would lead to significant energy savings and GHG emission reductions. # Figure 1: Lifetime energy consumption of conventional and LED lighting technologies # Source: U.S. Department of Energy, Life-Cycle Assessment of Energy and Environmental Impacts of LED Lighting Products, 2012. # However, several important barriers stand in the way. The main barriers to the deployment of LED technology include: lack of required professional and technical skills and expertise for the design and manufacturing of LED lamps and their components; the R&D centers of the lighting manufacturers lack the appropriate facilities for LED lighting technology research and development such as a testing procedure and methodology for LED lamp quality; the absence of supporting policies and regulations on stimulating LED lighting technology development and application; and, ineffective coordination between R&D facilities and local manufacturers on research and development of LED lamp fabrication technology and pilot LED lamp fabrication. The effect of these barriers on the deployment of LED lamp technology is that the current product quality of LED lamps is very low, eroding consumer confidence in these products. Currently, Vietnamese manufacturers import different components of the LED lamps from different countries and assemble them locally but without the appropriate technology and requisite expertise, the LED lamps often fail to meet market expectations in terms of quality and lifetime. # Baseline scenario and any associated baseline projects # To respond to this concerning trend, the government has launched several national programs that constitute the key baseline projects for this GEF initiative. These include: - Viet Nam National Energy Efficiency Program (VNEEP). The VNEEP is the first-ever comprehensive plan to institute measures for improving energy efficiency and conservation in all sectors of the economy in Viet Nam. Phase 2 (2011-15) of VNEEP aims to expand each component, based on lessons learned from Phase 1. So far, about $4.25 million of the state budget has been allocated under this program for EE projects across a range of sectors. Of this amount, about $650,000 has been allocated to support two energy efficiency lighting manufacturers. - National Program on High Technology Development up to 2020. Approved by the Prime Minister in 2010, this program focuses on R&D for the development of advanced technologies, manufacturing of products, formation of enterprises and development of some high technology industries, such as the optoelectronic devices technology industry including LED technology. Phase 1 of the program runs from 2011-2015, while Phase 2 will extend from 2016-2020. - National Program on Technology Innovation up to 2020. This program, which was approved by the Prime Minister in May 2011, concentrates on the development and implementation of a road map for enhancing national technology capacity, applied research in manufacturing of advanced technologies, promoting key national products, and supporting small and medium enterprises to innovate technologies. LED lighting technology constitutes one of the key advanced technologies under this program. # In addition, a national fund for technology innovation was established in August 2011. The objectives of the fund, which is valued at $50 million, are to provide loans at concessionary interest rates and act as a guarantor for individuals and enterprises to research, transfer, innovate and improve technologies, including LED lamp manufacturing technology. The fund is replenished annually through the State budget. There have also been two GEF-funded projects that have laid the foundation and paved the way for this initiative: the Viet Nam Energy Efficient Public Lighting (VEEPL) project, which came to a close in 2011, and the UNEP-supported project on Phasing out Incandescent Lamps through Lighting Market Transformation in Viet Nam, which is scheduled to be completed in 2014. # Under the baseline scenario, if the baseline projects are carried out without international donor assistance, future demand for LED lamps in Viet Nam is expected to remain suppressed due to the barriers outlined above. A recent report by UNEP-GEF en.lighten on Efficient Lighting in Southeast Asia assesses Viet Nam’s relative readiness to transition to efficient lighting as only “moderate.” Due to the limited design and manufacturing capacity for LED lamps and the prevailing quality concerns with the LED lamps that are currently available in the market, CFLs would likely continue to represent the main type of EE lamp used in Viet Nam. The share of LED lamps in the lighting market would likely remain below 10%. If only the baseline projects are implemented and the current situation (with the barriers still present) persists, it can be expected that the GHG emissions from the lighting sector will more than triple by 2030. # Proposed alternative scenario # Under the alternative scenario with GEF support, the aforementioned barriers will be lowered. Quality standards for LED general lighting applications will be approved and enforced. There will be a transfer of skills, knowledge and technology to local manufacturers, enabling them to design, assemble and produce high quality LED lamps following an integrated design approach. As the local manufacturing base for high quality LED lamps develops, consumer confidence and demand for LED products will improve. Eventually, the cost of LED products will come down, further stimulating growth in the market. By 2017, it is expected that LED lighting products will replace 1.6% of conventional lighting sources (equivalent to 2.5 million units) and by 2027, the replacement will reach around 32.1% (about 45.2 million units). This market share would translate into avoided GHG emissions of at least 3 million tonnes of CO2 compared to the baseline scenario. # The GEF intervention will build upon VNEEP and the other national programs, as well as the results of the two GEF lighting initiatives in order to promote LED technology. This is to maximize the GHG emission reductions from the lighting sector. The UNEP-GEF project on Phasing out Incandescent Lamps through Lighting Market Transformation in Viet Nam, which focuses primarily on the introduction of CFLs, offers a good model on how to improve the quality of energy saving lamps. Thanks to the quality standards and other measures introduced, the quality of CFLs in Viet Nam has improved considerably in recent years. In 2005, the average lifetime of CFLs in Viet Nam was less than 4,000 hours but now exceeds 6,000 hours. # The GEF project will build upon that success and apply a similar approach to the LED lamps market. The objective of the GEF project is to mitigate greenhouse gases and transform the lighting market in Viet Nam through the transfer of LED lamps technology and the development of a local sustainable LED lighting industry. The following two components will support the achievement of the project objective. # Component 1: Transfer of skills, knowledge, and technology for LED lamps manufacturing This component will address the following barriers: lack of required professional and technical skills and expertise, lack of appropriate R&D facilities, the absence of supporting policies and regulations, and ineffective coordination between R&D facilities and local manufacturers. This component will concentrate on the transfer of skills, knowledge, and technology related to LED lamps manufacturing for general lighting. Under this component, supportive policy measures to promote the adoption of LED lamp technologies, especially quality standards for LED lamps, shall be put in place. Based on a comparative analysis of existing technologies available internationally, the most appropriate LED lamp technologies will be selected. The scope of technology transfer will include the heat sink and electrical driver components of LED lamps and automatic assembly and packaging technologies for 8-40W LED indoor lamps and 110-160W outdoor lamps. The latter technology will contribute to an automated LED lamps production line. GEF support is required for technical assistance in improving capacity in the design and fabrication of LED heat sinks, focusing on cooling and thermal management technologies. This will help to ensure production of LED heat sinks with good heat dissipation for indoor and outdoor LED lamps that can adapt to temperatures of up to 40°C and high humidity typically associated with a tropical climate, particularly under a warming climatic scenario. Among the major activities under this component is the provision of technical information for the selection of appropriate LED chips and LED lamp optics. A program for capacity development in the application of power management and power factor correction (PFC) techniques for the production of high power factor LED drivers - integrated circuit (IC) will be designed and implemented. An important aspect will be to build partnerships and set up joint ventures to create a competitive local LED lamp manufacturing industry. Under this component, three local lighting manufacturers Ralaco, Dien Quang, and Fawoo-Kidi, professional lighting experts and R&D institutions will be provided technical support in improving the quality of their locally produced LED lamps, resulting in greater consumer confidence in the use of such lamps, and the development of a local LED lamps industry. The expected outcomes of Component 1 are as follows: - Improved quality of locally produced LED lamps; - Increased consumer confidence on the use of LED lamps; and - Development of a local LED industry. The contribution from the baseline is expected to be small. There are currently three pioneer producers of LED lamps in Viet Nam, namely Ralaco, Fawoo-Kidi, and Dien Quang. Their LED lamp manufacturing capacity is limited. They assemble LED lamps with components imported from abroad and provide products to the local market or for export. The LED lamps output is very small. The specific incremental activities geared towards the achievement of these expected outcomes include: (i) Design and implement a program to facilitate a technology transfer model that will promote partnerships and joint ventures of international LED lighting lamp manufacturing entities with local developers to produce 8-160W LED lighting lamps and their components such as electrical drivers, heat sinks, and optics in Viet Nam. This component will also assist local manufacturers and their joint venture partners to identify the most suitable manufacturing model, i.e., consolidated or distributed; (ii) Support existing primary R&D facilities engaged in research on the development of the target technology; (iii) Design, develop and implement intensive capacity building programs for Vietnamese lighting technology professionals so that they are able to design LED based lighting products for general lighting use, with complete specifications of all mentioned components of the products; (iv) Design, develop and implement training programs specifically tailored for LED lamp manufacturing activities, which will include lighting engineers, environmental engineers, climate change professionals, electricians, contractors, suppliers and other professionals associated with the implementation and transfer of such technology; and (v) Develop standards, testing and quality certification protocols designed for LED lamps in line with international standards related to performance, health and safety. # Component 2: Demonstration of cost-effective local commercial production of LED lighting devices This component will address the barriers to the widespread commercialization of LED lamps, most notably perception and awareness gaps on the part of consumers, as well as financial and market barriers. Building on the results of the first component, this component will focus on the demonstration of the commercialization of high quality LED technologies through the design and installation of selected LED advanced lighting lamp pilot projects. 1,000 LED lamps will be installed for indoor lighting in residential and commercial buildings, while 200 LED lamps will be installed for outdoor street lighting and at construction sites. This component will showcase the many benefits of LED lighting over conventional lighting, especially the quality of lighting and high rate of efficiency (in terms of lumens per watt). For example, a standard 40 W incandescent bulb has an expected lifespan of 1,000 hours while a 13 W LED lamp, equivalent to a 40 W incandescent bulb, can continue to operate for more than 50,000 hours, 50 times longer than the incandescent bulb. The operational data from the pilot sites will be documented to promote large-scale replication. Based on the current unit costs of the lighting technologies, the expected lifetime of the lamps, and the price of electricity in Viet Nam, it is estimated that LED lamps are nearly 40% less costly than conventional lighting technologies on a lifecycle basis. The following table illustrates the lifetime cost differential between LED and conventional lighting technologies. The example provided is for the replacement of a T8-36W tube fluorescent lamp by a T8-20W tube LED lamp for use in commercial buildings. These lifetime cost savings will be widely disseminated during the implementation of the demo projects to stimulate adoption of LED technology on a large scale. Table 1: Lifetime cost savings for replacement of a T8-36W Tube Fluorescent Lamp by a T8-20W Tube LED Lamp T8-20W Tube LED lamp; T8-36W Tube Fluorescent lamp. Unit cost; 800,000 VND1; 150,000 VND. Lifetime (hours); 35,000; 12,000. Average lighting time; 16h/day, 350 days/year; 16h/day, 350 days/year. Lifetime (years); 6.25; 2.14. Annual electricity consumption; 147 kWh; 308 kWh. Electricity cost/year2; 294,000 VND; 616,000 VND. Total lifetime costs (lamp and energy costs); 800,000 + 1,837,500 = 2,637,500 VND; 450,0003 + 3,850,000 = 4,300,000 VND. Lifetime cost savings (%); 39%; -. 1 The exchange rate as of 1 September 2013 is 21,155 VND = 1 USD. 2 In 2012, the electricity cost for commercial use was 2,000 VND/kWh. 3 Approximately three tube fluorescent lamps are required to meet the lifetime lighting service of one tube LED lamp. The main expected outcome of this component is the increased use and deployment of high-quality LED lighting technologies. Up until now, there have not been any large-scale indoor or outdoor LED lighting systems demonstrated and evaluated in Viet Nam, except MOIT’s small project demonstrating 500 LED lamps assembled by Fawoo-Kidi and VAST; and some very small projects demonstrating LED lamps for indoor and outdoor uses imported from abroad in Ho Chi Minh City and in the cities of Hanoi, Da Nang, Can Tho and Hai Phong. MOIT’s project focused on the demonstration of imported LED lamps in government offices. The baseline projects are not expected to produce any large-scale demonstrations. As one of the key aims of the GEF intervention is to help develop a local LED industry in Viet Nam, the proposed demonstration projects will demonstrate the cost-effective local commercial production of LED lighting devices. Specifically, the GEF project will demonstrate both the quality and energy savings of locally produced LED lamps as well as the extended lifecycle of LED lamps. Another important distinction with the earlier MOIT project is that the GEF demonstration will be undertaken for both indoor and outdoor lighting. For indoor lighting, three types of lamps will be demonstrated in different types of buildings (commercial and residential buildings and manufacturing workshops) in different localities. 1,000 LED lamps of 8-40W will be installed for indoor lighting in these buildings and facilities. The outdoor lighting demonstrations will showcase the application of 200 LED lamps of 100-160W for street lighting and at construction sites in Hanoi. The market transformation and technology transfer brought about by the GEF initiative will lead to replication of LED lamps that is an order of magnitude higher than the number of demonstration LED lamps, most likely in the tens of thousands. Under this component, the following incremental activities will be carried out: (i) develop LED demonstration projects including 1,000 lamps for indoor lighting and 200 lamps for outdoor lighting to demonstrate the commercialization aspects based on the know-how and upgraded skills achieved under component 1; (ii) upgrade LED manufacturing facilities in order to improve the local product quality of LEDs; (iii) perform monitoring and evaluation of lighting systems operation and lighting quality as well as their benefits. This will allow for an assessment of the energy savings and CO2 emission reductions of the systems. The information obtained from this assessment process will be used for information and dissemination purposes. Ralaco, Dien Quang and Fawoo-Kidi will participate in the demo activities; (iv) Design and implement a public awareness and education campaign to promote and replicate LED uptake throughout the country. # Incremental cost reasoning and expected contributions from the baseline, the GEFTF, and co-financing GEF support will be instrumental in transferring LED lamps fabrication technology to Viet Nam and in developing a local LED lamps industry, which is currently limited to a few manufacturers that lack the required technical skills and expertise. GEF incremental activities are critical to lower the market barriers for the deployment of high-quality LED lighting products in the country. By putting in place quality standards and enabling policies, the project will catalyze significantly enhanced product quality and greater consumer confidence, thus transforming the nascent LED lamps market. Importantly, technical support will be provided to key market players including local manufacturers and the skills and capacities developed will help to sustain project outcomes in the future. Finally, through the demonstration investments, the project will help raise awareness of the many advantages of LED lamps such as no heat emission, no mercury, high efficacy, and long lifetime. Without GEF support, it is unlikely that the introduction of high-quality LED lighting technology would happen in the short to medium term in Viet Nam. Global environmental benefits (GEFTF) The project will result in significant energy savings and CO2 emission reductions from the introduction of LED lamps technology, compared to the baseline scenario. Based on the grid emission factor and the expected rate of deployment of LED lamps thanks to the project activities, it is estimated that the project will avoid about 67,000 tCO2 annually and 804,000 tCO2 cumulatively over the 12 year investment lifetime, resulting in a unit abatement cost of $1.89/tCO2. This estimate will be further refined and validated during the project development stage. Innovativeness, sustainability and potential for scaling up # LED lamps are considered a highly innovative technology that shows considerable promise. Solid state lighting such as LEDs can save up to 70% of energy compared to conventional lighting technologies. They offer even greater environmental benefits than CFLs and importantly, do not contain mercury. LED lamps have the potential to revolutionize the lighting sector in Viet Nam. While LED lamps are already being manufactured in Viet Nam, they do not meet international standards or market expectations for quality or product life. The innovative aspect of this project will be to demonstrate the commercialization of LED lamps of high standard in Viet Nam. The project will lay the groundwork for a supportive policy environment and a solid manufacturing base that will sustain project results and stimulate subsequent investments in this sector. The approval and enforcement of newly formulated policies and standards on LED lighting applications will create an enabling regulatory framework for local production of high quality LED lamps. Moreover, improved technical capacity and technology at manufacturing companies and their respective R&D centers will help the companies to develop and sustain production of LED lamps of international standard. R&D staff and local manufacturers will be trained on all aspects of LED lamps design and production respectively, thus strengthening their capability to carry out their envisaged roles. This enhanced capacity, along with quality standards and successful demonstrations, will catalyze a transformation in the lighting market. As the market develops and economies of scale are reached, the costs of LED lamps are expected to come down, which would increase demand for LED lighting products, especially among households. The enhanced awareness among the public on the quality and benefits of LED lamps will also boost consumers’ confidence to create and sustain the market for LED lamps. # Considering the rapid growth in building stock outlined elsewhere in the PIF, there is tremendous potential for scaling up. The availability of improved quality of LED lamps in the market and increased awareness of the benefits of LED lamps combined with the trend of reducing prices will trigger greater demand for and increased use of LED lamps. Progressively more owners of commercial and residential buildings and manufacturing facilities will use LED lamps taking into account the proven benefits from the longer life and energy savings of LED lamps. Use of LED lamps will then be replicated not only as a replacement for existing conventional lamps in existing buildings but will also be installed in newly constructed buildings. On the supply side, as a result of project activities and with the Government placing priority on national technology innovation, companies/private sector in the lighting sector are expected to invest heavily in the production of LED lamp technology.

# A.2: Stakeholders:

The key stakeholders and their roles are described below.

| Stakeholder | Role |
| --- | --- |
| Viet Nam Academy of Science and Technology (VAST) | VAST is a leading national institute for scientific and technological research and has shown capability to effectively manage projects, in particular the previous GEF-funded VEEPL project. Will take the lead in the project preparation, especially in providing baseline data and as a key resource during the log frame validation workshop. VAST will also provide in-kind co-financing in the amount of $150,000. |
| Ministries of Construction (MoC), Science and Technology (MoST), Natural Resources and Environment (MoNRE), Finance (MoF), Industry and Trade (MoIT), Planning and Investment (MPI), Education and Training (MoET) | These Ministries will participate in the log frame validation workshop, will contribute to the baseline and barrier analysis, and will provide technical expertise and support for the formulation of the first component on technology transfer. |
| Local Governments (Hanoi, Ho Chi Minh Cities) | Will contribute to the formulation of the LED lamps technology demonstration projects, policy dialogues and awareness raising activities. |
| Local manufacturers (Ralaco, Dien Quang, Fawoo-Kidi) | Local manufacturers will provide advice on technology transfer, the demonstration support program and in manufacturing of the LED lamps. |
| R&D institutes (HCM City’s Hi-tech Park, Center for High-Tech Development under VAST) | Will provide technical advice on technology transfer and networking with international partners. |
| Non-governmental organizations and associations (VLA,VPS) | Will provide inputs on the formulation of the public awareness and information dissemination activities of the project. |
| Viet Nam Television (VTV) and other mass media | Will contribute to preparatory activities related to education and awareness. |
| Other related organizations (lighting/consultancy/design companies, local governments, experts) | Will provide comments and strategic advice during project preparation via workshops and stakeholder consultations. |

# A.3 Risk:

Risk Description; Mitigation Measure; Level of Risk. Political Risk. The government may shift program priorities unexpectedly, leading to a lack of committed resources for the development and implementation of LED lighting projects.; This risk will be mitigated by engagement of government and other stakeholders. Their commitment will be established and confirmed during project preparation and the inception phase.; Low. Technical Risk. Given support on technology transfer, the local manufacturers may still not be able to develop products that meet quality and performance levels set by local and international markets.; This risk will be managed by applying an integrated approach in technology transfer and exposing Vietnamese manufacturers to the latest technological developments and training local professionals in technology and quality assurance.; Medium. Market Risk. Market demand for LED lighting technology may be low, mainly due to high initial costs compared to conventional lighting technologies in addition to market distortions due to the presence of substandard products in the market and violation of intellectual property rights over the new technology.; This risk will be managed by locally producing LED lighting lamps that meet international quality standards, while reducing the production costs and the price of LED lamps. In addition, enhancing consumer awareness of the benefits of LEDs as well as the long-term financial benefits will help to boost the confidence of consumers in LED lighting products.; Low.

# A.4. Coordination:

The project complements a number of former and ongoing initiatives that have been developed and implemented in Viet Nam in the field of energy efficiency. The lessons from the completed UNDP/GEF Viet Nam Energy Efficiency in Public Lighting (VEEPL) program, which aimed at improving energy efficiency in the public lighting sector, will be incorporated in this proposed project. One of the recommendations of the VEEPL terminal evaluation report is to involve a commercially oriented organization in the activities of a potential follow-on project on promoting LEDs. That option will be considered and discussed during the preparation stage. Furthermore, the project will establish close coordination with the ongoing UNEP/GEF funded project on Phasing out Incandescent Lamps through Lighting Market Transformation in Viet Nam that aims to eliminate and replace energy inefficient lighting products with high quality energy efficient lamps focusing on CFLs. The experience and success of the UNEP/GEF project in transforming the CFL market will be useful in informing the design of this project. The National Energy Efficiency Program (Phase 2) forms one of the key baseline projects for this proposed initiative. One of the program’s key specific objectives is to promote high efficient products including efficient lighting and energy efficient public lighting. An independent evaluation of the VEEPL project found that “there has been a close and effective coordination and collaboration with the National Energy Efficiency Program in the development and implementation of a National Labeling Program for Lighting Products.” This proposed intervention, which will be managed by the same implementing partner, will maintain this close coordination with VNEEP, especially in the development of minimum energy performance standards for LEDs. In addition, WB/Sida (2000) and WB/GEF (2003-2007) financed a DSM project, targeting peak demand of commercial buildings, offices, hotels, etc., as well as provision of 1 million CFLs to consumers in high load areas (cities) at reduced price. The project will make use of relevant documents from these past initiatives. ADB-financed TA to Support Implementation of the National Energy Efficiency Program targets larger industry sectors through ESCOs, energy audits, etc. The ongoing WB/GEF Clean Production and Energy Efficiency Project to support implementation of Viet Nam’s national energy efficiency program focuses on the development of EE action plans for key industrial sectors and provision of technical assistance for the development of energy service providers, market players, and other stakeholders. The project will establish links with the relevant agencies and projects/programs mentioned above to identify the relevant activities that will build on their respective achievements, at the same time to avoid overlapping.

B. Description of the consistency of the project with:

# B.1: National strategies and plans or reports and assessments under relevant conventions, if applicable, i.e. NAPAS, NAPs, NBSAPs, national communications, TNAs, NCSAs, NIPs, PRSPs, NPFE, Biennial Update Reports, etc.: This proposal is one of the government’s priority projects identified under the National Portfolio Formulation Exercise (NPFE). Moreover, Viet Nam’s Second National Communication to the UNFCCC underscores the need for the adoption of environmentally sound technologies and the need for capacity building in technology development and transfer. The project is also fully consistent with the TNA, which highlights the significant energy saving potential in the lighting sector. The National Climate Change Strategy (NCCS) as per Decision No. 2139/QD-TTg dated 05 December 2011 of the Prime Minister calls for research, development and adoption of energy-efficient equipment and products contributing to greenhouse gas (GHG) emission reduction. The need for technology transfer is reflected in the Law on Technology Transfer No. 80/2006/QH11 dated 29 November 2006 prioritizing technology development and transfer, including the transfer of energy efficient and environmentally friendly technologies. In addition, the Law on Science and Technology No. 21/2000/QH10 dated 9 June 2000 and the Law on Intellectual Property No. 50/2005/QH11 dated 21 November 2005 call for the implementation of technology transfer activities and ensure the right of intellectual property in technology transfer activities. The Law on Energy Efficiency and Conservation (EE&C) adopted in 2010 requires the use of energy saving lighting products in public lighting, construction works, service activities and households. This project is also fully consistent with the Government’s Decree on urban lighting management No. 79/2009/ND-CP promulgated on 28 September 2009 and Direction of Viet Nam urban lighting development until 2025 by the PM’s Decision No. 1874/QD-TTg on 11 October 2010 with significant consideration for energy efficient lighting and promotion of EE&C and environment-friendly technologies, including low carbon advanced lighting technologies application for both indoor and outdoor areas. The project will significantly support the implementation of the 2012-2015 National Target Program for Energy Efficiency and Conservation (NTP - EE&C) approved by the Prime Minister in Decision No. 1427/QD-TTg dated 2 October 2012 and the National Energy Efficiency Program (VNEEP) phase II which calls for the promotion of highly efficient products including efficient lighting and energy efficient public lighting. The project will also contribute to the target of reducing energy consumption per unit of GDP by 1-1.5% annually during 2011-2020 as indicated in the National Green Growth Strategy (VGGS) as per the PM’s Decision No. 1393/QĐ-TTg, promulgated on 25 September 2012.

# B.2. GEF focal area and/or fund(s) strategies, eligibility criteria and priorities:

The proposed project is consistent with the first objective of climate change mitigation strategy for GEF to promote the demonstration, deployment, and transfer of innovative low-carbon technologies that focuses on innovative, emerging low-carbon technologies at the stage of market demonstration or commercialization where technology push is still critical. The project will also contribute to the achievement of the objectives laid out by the Poznan Strategic Program on Technology Transfer as well as GEF’s core objective of reducing GHG emissions at the global level. It will identify and help to remove barriers that restrict Viet Nam’s ability to develop highly energy efficient LED-based lighting technology for general indoor and outdoor lighting purposes using local resources and expertise and international partnerships.

B.3 The GEF Agency’s comparative advantage for implementing this project:

UNDP occupies a unique position in promoting energy efficiency and conservation technology. In Viet Nam, UNDP has previous experience in supporting technology transfer and capacity development for energy conservation in two large GEF projects, namely Promoting Energy Conservation in Small and Medium Enterprises in Viet Nam (PECSME) and Viet Nam Energy Efficient Public Lighting (VEEPL). The achieved results from these two projects demonstrate that the support although small compared to the need was catalytic in transferring low-cost energy conservation technologies and best management practices to private, public businesses and SMEs in Viet Nam. The projects also illustrate how well UNDP coordinates partnerships across public and private sectors, including the involvement of commercial banks/financial institutions in energy conservation and energy efficiency related activities.

In recent years, UNDP Viet Nam has actively supported GoV in strengthening its capacity to participate in climate change negotiations at the national and international level. UNDP Viet Nam also has experience in policy advocacy and policy development for energy conservation and application of energy conservation technologies and practice. Regarding project execution or management, UNDP has vast experience in implementing GEF projects (five full-sized projects over the last seven years) in Viet Nam. UNDP has also developed a strong partnership with various institutions, including ministries, businesses, banking institutions, and local authorities. Such strong and growing partnerships will help deliver the project results successfully.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

- Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S):

| Name | Position | Ministry | Date |
| --- | --- | --- | --- |
| Dr. Van Tai Nguyen | Director General | Ministry of Natural Resources and Environment | 02/04/2013 |

- GEF Agency(ies) Certification

| This request has been prepared in accordance with GEF/LDCF/SCCF/NPIF policies and procedures and meets the GEF/LDCF/SCCF/NPIF criteria for project identification and preparation. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Agency Coordinator, Agency name | Signature | Date (MM/dd/yyyy) | Project Contact Person | Telephone | Email Address |
| Adriana Dinu, UNDP/GEF Executive Coordinator a.i |  | 08/19/2013 | Faris Khader, RTA EITT | +66 2304 9100 ext 2756 | faris.khader@undp.org |

Project ID number will be assigned by GEFSEC.

Refer to the reference attached on the Focal Area Results Framework when completing Table A.

TA includes capacity building, and research and development.

To be calculated as percent of subtotal.

On an exceptional basis, PPG amount may differ upon detailed discussion and justification with the GEFSEC.

PPG fee percentage follows the percentage of the GEF Project Grant amount requested.

Part II should not be longer than 5 pages.

The lighting sector in Vietnam comprises of enterprises that manufacture, supply, distribute, and retail lighting system products and devices for both indoor applications in residential, commercial and public buildings and  outdoor applications such as street lighting; including technical service providers for the design, installation, repair and maintenance of lighting systems.