request for

Project Type:

Type of Trust Fund:

For more information about GEF, visit TheGEF.org

part i: project information

| Project Title: Reduction of GHG emission through promotion of commercial biogas plants |  |  |  |
| --- | --- | --- | --- |
| Country(ies): | Kingdom of Cambodia | GEF Project ID: | 5421 |
| GEF Agency(ies): | UNIDO (select) (select) | GEF Agency Project ID: | 120118 |
| Other Executing Partner(s): | Ministry of Environment (MoE), Ministry of Agriculture, Forestry and Fisheries (MAFF) and Foreign Trade Bank (FTB) | Submission Date: Resubmission Date: | 12/04/2014 03/10/2015 |
| GEF Focal Area (s): | Climate Change | Project Duration(Months) | 48 |
| Name of Parent Program (if applicable): - For SFM/REDD+ - For SGP - For PPP |  | Project Agency Fee ($): | 142,547 |

- Focal Area Strategy framework

| ### Focal Area Objectives | ### Expected FA Outcomes | ### Expected FA Outputs | Trust Fund | Grant Amount ($) | ### Co-financing ### ($) |
| --- | --- | --- | --- | --- | --- |
| CCM-3 (select) | Investments in renewable energy technologies increased | Renewable energy capacity installed | GEF TF | 1,500,499 | 12,504,265 |
| Total project costs |  |  |  | 1,500,499 | 12,504,265 |

- Project Framework

| ### Project Objective: To promote investments in biogas based rural electricity enterprises (REE) for increasing rural electrification |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Grant Amount ($) | ### Confirmed Co-financing ### ($) |
| 1. Creating awareness on climate change (CC) and building capacity in commercial biogas based mini-grids | TA | - Global CC addressed and contributed 1.2. Human and institutional capacity available on commercial biogas based mini-grids | 1.1.1. An information centre for commercial biogas power plants established 1.1.2. Capacity developed among policy makers project developers and financial institutions on commercial biogas based mini-grids | GEF TF | 218,090 | 100,000 |
| 2. Creating enabling environment for investments in commercial biogas technology | TA | - Established financing facility and increased involvement of farm owners and financing linstitutions in commercial biogas technology | 2.1.1. Soft loan facility established for commercial biogas based electricity generation power plants | GEF TF | 76,000 | 10,056,000 |
| 3. Demonstration of biogas based mini-grid technologies in commercial farms | Inv | 3.1. Established biogas based rural electricity enterprises (REEs) | 3.1.1. Bankable feasibility study report prepared for 11 participating farms 3.1.2. Incentive mechanism established for investors of commercial biogas plants 3.1.3. Cumulative of at least 1.5 MW of biogas based mini-grid established at participating 11 farms | GEF TF | 1,000,000 | 1,983,065 |
| 4. Monitoring and evaluation (M&E) | TA | 4.1.Effectiveness of output assessed, corrective actions taken and experience documented | 4.1.1. End of project M&E report prepared 4.1.2. Experience and information dissemination workshop 4.1.3. Publication and websites | GEF TF | 70,000 | 70,000 |
| Subtotal |  |  |  |  | 1,364,090 | 12,209,065 |
| Project management Cost (PMC) |  |  |  | GEF TF | 136,409 | 295,200 |
| Total project costs |  |  |  |  | 1,500,499 | 12,504,265 |

- sources of confirmed Co-financing for the project by source and by name ($)

Please include letters confirming co-financing for the project with this form

| Sources of Co-financing | Name of Co-financier (source) | Type of Co-financing | Co-financing Amount ($) |
| --- | --- | --- | --- |
| National Government | Ministry of Environment (MoE) | In-kind | 115,200 |
| Other Multilateral Agency (ies) | FTB | In-kind | 256,000 |
| Other Multilateral Agency (ies) | FTB | Soft Loan | 10,000,000 |
| Private Sector | BVB Investment Corp | Investment | 677,286 |
| Private Sector | Chren Vorn Pig Farm | Investment | 19,686 |
| Private Sector | Kong Sen Pig Farm | Investment | 457,859 |
| Private Sector | Kung Ang Pig Farm | Investment | 73,022 |
| Private Sector | Naeng Chantha Pig Farm | Investment | 124,444 |
| Private Sector | Nget Sovannarath Pig Farm | Investment | 31,420 |
| Private Sector | Pich Robin Pig Farm | Investment | 57,493 |
| Private Sector | Ros Sokha Pig Farm | Investment | 39,120 |
| Private Sector | Sar Ratha Pig Farm | Investment | 32,820 |
| Private Sector | Smart Mekong Farm | Investment | 458,011 |
| Private Sector | Tae Sopheak Pig Farm | Investment | 11,904 |
| GEF Agency | UNIDO | In-kind | 90,000 |
| GEF Agency | UNIDO | Cash | 60,000 |
| Total Co-financing |  |  | 12,504,265 |

- trust fund Resources Requested by agency, Focal Area  and country1

| GEF Agency | Type of Trust Fund | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Grant Amount (a) | Agency Fee (b)2 | Total c=a+b |
|  |  |  |  |  |  | 0 |
| Total Grant Resources |  |  |  | 0 | 0 | 0 |

1  In case of a single focal area, single country, single GEF Agency project, and single trust fund project, no need to provide information for this
    table.  PMC amount from Table B should be included proportionately to the focal area amount in this table.

2   Indicate fees related to this project.

- Consultants working for technical assistance components:

| ### Component | ### Grant Amount ($) | ### Co-financing ($) | ### Project Total ($) |
| --- | --- | --- | --- |
| ### International Consultants | 138,000 | 46,000 | 184,000 |
| ### National/Local Consultants | 120,000 | 360,000 | 480,000 |

- Does the project include a “non-grant” instrument?

(If non-grant instruments are used, provide in Annex D an indicative calendar of expected reflows to your Agency 
       and to the GEF/LDCF/SCCF/NPIF Trust Fund).

part ii:  project justification

A. describe any changes in alignment with the project design of the original pif

During the PPG stage, the following activities were carried out:

- Identification of an institution to host the information centre that will promote the development of commercial biogas systems;

- Stakeholder assessment and review of current policy and regulatory framework on energy development in Cambodia;

- Consultation on the development of a soft loan facility with Foreign Trade Bank of Cambodia (FTB) and proposal for managing the fund;

- Development of a soft loan scheme which is to be established to replace the  revolving fund, with an incentive mechanism to support the demonstration projects, replication projects during the implementation of the proposed GEF project and other replication projects which will be established as a consequence of successful implementation of  the proposed  project;

- Technology assessment and pre-feasibility analysis of the demonstration sites.

UNIDO carried out a quick assessment study on developing bio-digester in commercial animal farms in the year 2011. During the PPG stage, UNIDO in collaboration with Ministry of Energy (MoE) and Ministry of Agriculture, Forestry and Fisheries (MAFF) conducted a follow -up study to identify additional medium and large-scale commercial farms and to assess their potentials for biogas-based power generation in Cambodia. The study identified 26 medium to large-scale animal farms with livestock ranging from 1100 to 130,000 across 9 provinces throughout Cambodia (Kampong Chhnang, Battambang, Pailin, Banteay Meanchey, Siem Reap, Kampong Thom, Kampot, Preah Sihanouk and Svay Rieng). Among the 26 farms, 14 farms expressed their interest in collaborating with the proposed GEF project. Co-financing letters from 11 farms have been received; these farms will be used to demonstrate the viability of biogas based mini-grid technologies, while the remaining 3 farms are proposed as replication project.

During the study information on livestock, current practices, disposal methods of wastes generated in farm facilities, electricity demand/supply and constraints faced by farm owners and surrounding communities were gathered. Farm owners expressed interests in developing biogas power plants to serve as their electricity supply and ultimately run as Rural Electricity Enterprises (REE), but lack of financial capacity is preventing them from developing the plants.

There is still a high interest among private sector/commercial farms to: (a) adopt biogas technology for waste management and additional source of income generation through RRE (b) learn the technical know-how on construction, operation and maintenance of efficient biogas plant, and (c) acquire knowledge on converting digested sludge/slurry into organic fertilizer. Most of the farms dispose of their animal wastes in open pits in large quantity, without improved disposal methods these wastes emits methane in to the atmosphere. Which contributes to not only public health risks, but also detrimental to groundwater quality attributable to seepage of such wastes into the water table. Uncontrolled livestock waste management causes significant air pollution around the farms.

The follow-up field assessment noted that the households located within the proximity of the farms were ready to pay for an affordable and sustainable electricity supply. Due to findings and additional information during the PPG, the following changes have been made to the project framework. The changes are shown in table below.

| Project Component | PIF Document |  |  | CEO Document |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Expected Outcome | Expected Output | Indicative GEF Grant ($) | Expected Outcome | Expected Output | Indicative GEF Grant ($) |
| 1. Creating awareness on climate change (CC) and building capacity in commercial biogas based mini-grids | - Global CC addressed and contributed - Human and institutional capacity available on commercial biogas based mini-grids | - Awareness on CC improved among the targeted stakeholders - An information centre for commercial biogas power plants established - Capacity developed among policy makers, project developers and financial institutions on commercial biogas based mini-grids | 144,090 | - Global CC addressed and contributed 1.2 Human and institutional capacity available on commercial biogas based mini-grids | 1.1.1. An information centre for commercial biogas power plants established 1.1.2. Capacity developed among policy makers, project developers and financial institutions on commercial biogas based mini-grids | 218,090 |
| 2. Creating enabling environment for investments in commercial biogas technology | Established financing facility and increased involvement of farm owners and financing institutions in commercial biogas technology | 2.1. Soft loan facility established for commercial biogas based electricity generation | 200,000 | - Established financing facility and increased involvement of farm owners and financing institutions in commercial biogas generation | 2.1.1. Soft loan facility established for commercial biogas based electricity generation plants | 76,000 |
| 3. Demonstration of biogas based mini-grid technologies in commercial farms | Increased biogas based rural electricity enterprises (REEs) | 3.1. One MW of biogas based mini-grid established in 3-5 animal farms | 1,000,000 | 3.1. Established biogas based rural electricity enterprises (REEs) | 3.1.1. Bankable feasibility study prepared for 11 participating farms 3.1.2. Incentive mechanism established for investors of commercial biogas plants 3.1.3. Cumulative of at least 1.5 MW of biogas based mini-grid established at the 11 participating farms | 1,000,000 |
| 4. Monitoring and evaluation (M&E) | Effectiveness of the outputs assessed, corrective actions taken and experience documented | 4.1. Mid-term M & E report prepared 4.2. End of project M & E report prepared | 20,000 | 4.1. Mid-term M&E report prepared 4.2. End of project M&E report prepared | 4.1.1. End of project M&E report prepared 4.1.2. Experience and information dissemination workshop 4.1.3. Publication and websites | 70,000 |

A.1 National strategies and plans

The proposed project will support the following Government policies and strategies targeted to increase the percentage of RE in overall energy mix and rural electrification in the country.

The Rectangular Strategy Phase II on the National Energy Policy and the National Strategic Development Plan (2009-2013): The plan emphasizes the development and utilization of energy resources in an efficient manner in order to ensure efficiency, sustainability of production and supply, proper maintenance of power infrastructure across the whole country and to promote the implementation of the GHG mitigation projects. The proposed project is complementary to this plan as it aims to add medium and large-scale farms to the national bio digester programme.

Cambodia Sustainable Energy for All (SE4ALL) Readiness Plan (2013): Aligning with the Secretary General’s strategic work plan, priority actions were identified in six catalytic areas for Cambodia to meet its energy goals within the SE4All framework. It emphasizes criteria for technology options and solutions to achieve sustainable energy access that can contribute to: 1) reducing the consumption of expensive fuels, 2) reduction of GHG emission by mainstreaming social and private sector development. The proposed project is complementary to this programme as it aims to promote investments in biogas based rural electricity enterprises.

Cambodia Power Sector Strategy (1999-2016): The major objectives of the policy are to:  a) provide adequate energy supply throughout Cambodia, b) ensure a reliable and secured electricity supply, c) encourage environmentally and socially acceptable development of energy resources and d) encourage efficient use of energy.

Renewable Electricity Action Plan (REAP) (2002-2012): This plan aims at providing cost-effective and reliable electricity to rural Cambodia through RE technologies. REAP is expected to provide electricity to over 145,000 households and commercial entities through installation and operation of 10 to 17 MW of RE generation.

Technical Needs Assessment (2002): This policy identified the need for development of RE power generation.

Rural Electrification and Transmission Project (2003): The main development objectives of the project are to: 1) improve efficiency and reliability of power sector, 2) expand rural electricity supplies, 3) strengthen electricity institutions and the regulatory framework, and 4) create an enabling environment for commercial and private sector.

Renewable Energy Policy (2006): This policy created a framework for application of RE technologies to increase electricity access in rural areas. It envisions to: a) achieve 100% village electrification by 2020 and b) achieve 70% household electrification with grid-quality electricity by 2030.

Second National Communication to UNFCCC (March 2010): This identified the energy sector as high potential options for GHG emission mitigation endeavour.

A.2 GEF focal area and/or fund(s) strategies, eligibility criteria and priorities

The proposed UNIDO/GEF project focuses on promoting the use of biogas technology for electricity generation as an alternative energy source to replace diesel usage in the agro industries. Also the proposed project has the potential for reducing methane emission from animal waste and converts it to energy for productive uses. This area was selected due to its rapid scaling up and greenhouse gas (GHG) emission reduction potential. This is in line with GEF-5 Climate Change Focal Area Strategic Programme CCM-3: Promoting investment in RE technologies.

A.3 The GEF Agency’s comparative advantage

The project is a technical assistance /capacity development intervention that fit within the climate change focal area objectives CCM-3. The GEF Council paper "Comparative Advantages of GEF Agencies" (GEF/C.31/5rev.1) recognizes the comparative advantage of UNIDO in meeting these objectives.

UNIDO is well placed to implement this project owing to its experience and expertise in implementing RE projects in agro-industries, where energy is generated for productive use. For example, UNIDO has already executed a similar project (waste to energy in rice milling sector of Cambodia: the climate change related technology transfer for Cambodia). UNIDO will leverage on its wealth of experience gained through implementation of various GEF biogas projects in other countries such as: “Supporting green industry development in Ghana: bio-gas technology land business for sustainable growth”, “Promotion of waste-to-energy (WTE) applications in agro-industries of Tanzania” and “Promoting organic waste-to-energy and other low-carbon technologies in small medium micro-scale enterprises (SMMEs): Accelerating biogas market development in South-Africa”. UNIDO will collaborate with Cleaner Production Centre (CPC) in Cambodia as one of the executing partners.

In addition, UNIDO has a field office in Cambodia coordinating the implementation of all its projects and programmes in the country. In this context, UNIDO is well positioned to implement such a project in Cambodia. UNIDO has also worked with regional technical and research institute such as Asian Institute of Technology (AIT).

A.4 The baseline project and the problem that it seeks to address

Global Environmental Problems, root causes and barriers

Cambodia is a country with one of the lowest electrification rates in Asia, owing to its poor investments in electricity sector and inadequate exploitation of available renewable energy (RE). Only 6% of the rural population is connected to the grid network. Around 55% of the rural population uses automobile batteries to meet their electricity demand, 3% use individual power generating units and the remaining 36% has no access to electricity. In the absence of grid network, the small independent private entrepreneurs i.e., REEs, supply electricity to nearby areas using diesel generators to meet the rural electricity demand. Usage of diesel generators further increases the vulnerability to climate change. Diesel generators accounts for around 60% of all the electricity generation capacity. However, there has been substantial increased investment in hydropower, especially between 2010 and 2011. The electricity tariff rates prevailing in Cambodia are as follows:

- Grid connected in Phnom Penh: 0.18 USD/kWh for households, 0.19 USD/kWh for businesses;

- Other grid-connected towns and urban areas: 0.25 - 0.40 USD/kWh;

- Rural areas (mostly diesel generators): 0.50 - 1 USD/kWh;

- Battery (car batteries) charging stations (diesel - to be found in 35% of rural villages): up to 4 USD/kWh.

In comparison, electricity supply from biogas power plant would be cheaper and affordable for rural communities. Preliminary calculations show that biogas electricity generation cost would be around 0.2 USD/kWh which is cheaper than diesel electricity. Based on the assessment carried, the proposed project aims at converting the methane being emitted from animal wastes into energy for productive activities. The objective is to promote biogas based mini-grid technology as a viable, reliable and sustainable energy source to promote Inclusive Sustainable Industrial Development (ISID).

Cambodia is highly vulnerable to the impacts of Climate Change (CC) and variability, because of the high dependence of its economy on climate-sensitive sectors. There are no strong researches and studies carried out on the potential impacts of climate change on Cambodia’s energy sector; however, the potential for climate change to affect hydrological systems creates serious risks for Cambodia given its increasing reliance on hydropower. EDC reports that some small hydroelectric power plants are already having problems fulfilling their full energy production capacity due to variations from predicted rainfall. Other countries, such as Kenya and Nepal, are also seeing the effects of climate change on their hydropower potential. Increased variability of hydropower generation capacity means it cannot be used as a base load energy source.

Biogas potential

Biogas based mini-grid hold greater promise for Cambodia in mitigating CC and providing access to energy for all. The rural electrification rate in the country can be significantly improved if commercial biogas power plants are implemented. However, such implementations are hampered by the following barriers which need to be addressed: a) raise awareness and confidence among farm owners to invest in commercial biogas power plants, b) provide adequate human and institutional capacity in planning, investigating, designing, constructing, operating, maintaining and managing commercial biogas power plants, c) provide access to financial schemes and financial incentives, d) offer appropriate technology for commercial biogas power plants and e) raise general awareness on CC and GHG mitigation options.

Table 1 shows an increasing trend in the number of small-scale, semi-commercial and commercial farms in Cambodia. This is especially the case for pig farms, which focus on rearing piglets for sale, for fattening and has played an increasingly important role in the supply of improved pig breeds within Cambodia. The most popular commercial breeds are Landrace, Duroc and Yorkshire. The commercial pig farms also contribute to significant annual volume of wastes that, if not managed properly, will increase GHG emission and impact negatively on the environment.

Table 1: Commercial animal farm statistics from 2010-2013

| Type of Species | Number of Animal Farms |  |  |  | Number of Animals |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2010 | 2011 | 2012 | 2013 | 2010 | 2011 | 2012 | 2013 |
| Broiler and layer | 307 | 580 | 548 | 546 | 1,535,505 | 1,896,690 | 2,138,851 | 3,817,940 |
| Duck | 568 | 983 | 896 | 1,110 | 907,279 | 1,843,921 | 1,703,306 | 2,291,458 |
| Quail | 12 | 4 | 12 | 4 | 4,509 | 17,000 | 132,134 | 85,500 |
| Fattening and breeding Pig | 3,095 | 364 | 437 | 371 | 159,450 | 164,448 | 256,290 | 370,204 |
| Cattle | 63 | 30 | 26 | 29 | 3,942 | 4,770 | 4,593 | 4,882 |
| Dairy Cattle | 1 | 1 | - | - | 80 | 95 | - | - |
| Buffaloes | 1 | 1 | 1 | 1 | 48 | 84 | 37 | 52 |
| Horses | 1 | 1 | 1 | 1 | 41 | 43 | 37 | 47 |
| Sheep | 2 | 3 | 2 | 1 | 40 | 403 | 41 | 15 |
| Goat | 65 | 92 | 54 | 173 | 1,569 | 2,525 | 1,728 | 5,187 |
| Total (heads ) |  |  |  |  | 2,612,463 | 3,929,979 | 4,237,017 | 6,575,285 |
| Source: Department of Animal Production and Health (DAPH) |  |  |  |  |  |  |  |  |

Baseline scenario

Government legislation work

The Department of Animal Production and Health (DAPH), MAFF is processing the development of “Draft Law of Animal Health and Animal Production” and it is currently at the ministerial level for deliberation before it is passed into law by the national assembly. Chapter 7 of the draft law is related to “Animal Production”, its objective is to manage commercial animal raising farm and animal breeding farm through the provision of permit, registration of local animal breed and newly breeding animal, and the set-up of animal identification and traceability system.

In addition, DAPH established the draft of Prakas (Ministerial Declaration) on “Establishment and Management of Animal Husbandry Farm” and the objectives are:  (i) to establish and manage animal husbandry farm in order to increase animal productivity and production, (ii) to prevent animal infectious disease and (iii) to control animal health, animal well-being and public health as well as environment. One of its chapters is that all animal farms will need to set up either the animal waste treatment system or biogas plant system. The Prakas draft is undergoing the final review prior to submission to MAFF for further consideration and approval.

MAFF has officially established a Technical Working Group of Climate Change for Agriculture, Forestry and Fisheries (TWG-CCAFF) in 2011. TWG-CCAFF consists of 16 high level members representing all key technical departments, directorates, and research and academy institutions. As a result, the strategies for climate change adaptation and mitigation measure in agricultural sector for 2014-2018 has been established and livestock is one of the components the strategy is focusing on. The proposed project will be complementary to this law as it aims to build human and institutional capacity in commercial biogas.

The development of Cambodia Climate Change Strategic Plan (2014-2024) which involves 13 prioritized sectors is in the final stages for onward submission to the council of ministers for adoption. The Climate Change Sectorial Action Plan has an initial phase of four years (2014-18), in line with the national planning and monitoring and evaluation timeframe (NSDP 2014-18). For the agricultural sector, the objectives of the Strategies for Climate Change Adaptation and Mitigation in Agriculture for 2014-2018 are as follows:

- Enhance human and institutional capacity in developing new technology of rubber seed, animal production, forestry, fishery, tolerance to flood and drought, salinity water, disease and insect devastation against crops and animals;

- Improve capacity of farmers with new technology to cope with climate change;

- Reduce GHG emission stemming from forest degradation, animal production, crop production, and support the use of sustainable forest management - in particular the forest community, renewable energy (biomass) and appropriated agricultural technology;

- Develop and enhance the effectiveness of fishery management through water ecological improvement, flood protected forest and mangrove forest, and at the same time increase research development on aquaculture and post-harvest processing to continue strengthening capacity of the fishery community;

- Strengthen capacity development on crop production, rubber, livestock, forestry and fishery through trainings, awareness raising, exchange visits in relation to climate change and the process of global warming.

For the sub-sector of crops, livestock, forestry, fisheries and rubber, the strategic objectives include:

- Ensure food security and farmers' livelihood improvement through an increase of crop production, agro-industrial at 10% per year, and enhance development, support the use of appropriate technology, renewable energy, effective water utilization, adaptation and mitigation.

- Enhance natural rubber seed production with more sustainability by focusing on adaptation and mitigation.

- Increase livestock production by 3% per year through an improvement of the health system, and reduce emission from animal waste by at least 1% per year starting from 2015 onwards.

- Improve sustainable forest management through reforestation and reduce emission stemming from forest degradation and deforestation, to obtain carbon credit, enhance local community whose livelihood depends on forestry, ensure zero emission from forest sector by 2020 and regain 60% forest cover by 2030.

- Augment management, conservation and development of fishery resource in a sustainable way through capacity building and mitigation of CC impacts at both local and national level as well as Mekong flood plain.

On this note, MAFF also established the Climate Change Action Plan for Agriculture, Forestry and Fisheries Sector 2014-2018 (MAFF CCCSP). Its goal is to participate in reducing and mitigating any negative impact on agricultural sector, animal production, forestry and fishery caused by climate change to restore and recover impacted loss through various adaptation and mitigation approaches. More specifically, its goal is to increase sustainable livestock production (3% p.a.) and animal health control, and contribute to reduce 1% greenhouse gas emission from animal production after 2015. One of the components related to mitigation is to set up and promote the commercial biogas program in Cambodia. The proposed project will be complementary to these plans law as it aims to aims to promote investments in biogas based rural electricity enterprises.

On ongoing GEF 4-UNIDO project

The major objective of the project “Climate Change related Technology Transfer for Cambodia: Using Agricultural Residue Biomass for Sustainable Energy Solutions” is to bring about sustained transfer of efficient, cost effective and environmentally friendly (low carbon) agro waste biomass-fuelled energy systems to replace fossil-fuel powered generators and boilers for power generation and thermal energy applications. The project includes a component on policies - “Policies, regulations and mechanism to promote sustainable renewable energy generation” - which aims at establishing the policies, legal and regulatory framework for the sustainable promotion and support of renewable energy generation.  The policy component of the on-going UNIDO project aims to deliver the following outputs:

- Gap analysis performed to assist the government in identifying formulation of appropriate laws, regulations and policy instrument that are crucial for the transfer and diffusion of renewable energy technologies in order to develop: (i) policy documents on renewable energy as an alternative source for clean energy, and (ii) tools and instruments to calculate GHG reduction from RE technologies projects.

- Implementation of the new laws, regulations and policy instruments to achieve (i) increased role for RE technology transfer project in energy related policies/regulations of the Royal Government of Cambodia (RGC), and (ii) structures, tools and methodologies to monitor, tracking and benchmarking of technology performance.

It is clear, that the project focuses mainly on the biomass technologies for power and thermal energy applications. Demonstration, capacity building, institutional strengthening, up scaling of the technology, as proposed in the project, focuses only on biomass technology. The proposed GEF-UNIDO project will use the opportunity of the new laws, regulations and policies being put in place to promote commercial biogas technology for productive activities.

National Bio-digester Project (NBP)

The National Bio digester Programme (NBP) is a joint project of MAFF and Netherlands Development Organization (SNV). The objective of the project is to promote the use of biogas in rural households to replace traditional fuels (fuel wood, charcoal or kerosene) for lighting, cooking and heating. It is currently targeting 14 provinces and has so far installed around 20,000 units of bio digesters. The pilot phase started in 2005 and phase I ran from March 2006 until December 2012 covering 14 provinces. MAFF has nominated DAPH as the advisory and coordinating agency for the programme, while SNV provides technical assistance to the programme.

The overall objective of phase I of the NBP was dissemination of domestic bio-digesters as an indigenous, sustainable energy source, through development of commercial, market oriented, bio-digester sector in 14 provinces of Cambodia. Hence, the first phase of the NBP (2005-2012) concentrated on the introduction, promotion and dissemination of domestic biogas technology and on setting up sector infrastructure. In phase II of the programme (2013-2016), the overall objective is to establish a self-sustaining, market driven national domestic bio-digester sector that is ultimately sustainable in the long-term and independent from donor funding. The programme estimated that it should become self-sustaining (through sales of carbon credits) once it has installed 50,000 units. In view of the diminishing value of carbon credits, a special bio digester credit facility has been established to ensure the sustainability of the project and reduce the reliance on carbon credits. The credit facility terms are favourable compared to regular micro-credit facility; it is available at a rate of 1.2 % interest per month on reclining principle and for a period of 2 years.  The overall programme has reportedly resulted in a large amount of saved fuel wood and produced organic fertilisers (through a by-product of the biogas digestion process). It has helped reduce the need for chemical fertiliser, saving small farms around US$50 a year on fertiliser costs.

The other benefit from the project is that as the brick digester is constructed locally, it has created jobs for masonry workers. Skilled masons have been assisted to form biogas construction companies. Six hundred masons have been trained, and 60 biogas digester-producing enterprises have been established. The aim is to make the biogas sector in Cambodia self-financing and sustainable. Due to the high success rate of the NBP more families are subscribing to the program. Hence, the diminishing value of the carbon credits will have no impact on the proposed project and the project intends to scale the technology to a commercial level.

The proposed GEF project intends to build on the NBP by adding medium and large-scale farms to its baseline project. Biogas based electricity generation potential in medium and large-scale animal farms, especially the piggeries with 1,000 to 10,000 animals has not been exploited and was not envisaged in NBP phase 1 & 2. The current practice of dumping or stockpiling the wastes of these farms will continue to emit methane to the atmosphere. Total GHG emission reduction is estimated to be 1,348,707 tCO2e/year for the participating farms. Currently the role of private sector, which is very crucial for increased investments in increasing the RE sector, has been minimal.

Table2: Number of bio digesters installed by NBP for domestic uses in Cambodia

| Province | Number of bio-digesters installed |  |  |  |  |  |  |  |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | Apr-14 | units |
| Kampong Cham | 113 | 250 | 400 | 497 | 484 | 450 | 395 | 101 | 50 | 2727 |
| Kandal | 87 | 81 | 100 | 133 | 281 | 222 | 152 | 23 | 15 | 1091 |
| Svay Rieng | 61 | 136 | 332 | 525 | 522 | 552 | 684 | 256 | 130 | 3178 |
| Takeo | 31 | 450 | 686 | 405 | 619 | 640 | 686 | 243 | 75 | 3813 |
| Kampong Speu | 4 | 232 | 289 | 235 | 362 | 434 | 420 | 117 | 127 | 2188 |
| Kampong Chhang | 0 | 0 | 155 | 198 | 168 | 238 | 187 | 58 | 42 | 1041 |
| Kampot* | 0 | 1 | 357 | 377 | 696 | 1097 | 794 | 159 | 91 | 3555 |
| Prey Veng | 0 | 0 | 21 | 246 | 438 | 653 | 421 | 76 | 42 | 1882 |
| Siem Reap | 0 | 0 | 0 |  | 67 | 107 | 112 | 17 | 23 | 316 |
| Pursat |  |  |  |  | 74 | 116 | 107 | 26 | 11 | 331 |
| Battambang |  |  |  |  | 22 | 56 | 36 | 0 | 0 | 114 |
| Kampong Thom |  |  |  |  | 11 | 261 | 207 | 39 | 23 | 529 |
| Total | 296 | 1150 | 2340 | 2616 | 3744 | 4826 | 4201 | 1115 | 629 | 20765 |
| Note: |  |  |  |  |  |  |  |  |  |  |
| - 2 bio digesters built in Phnom Penh in 2006 were included in the number of Kandal province |  |  |  |  |  |  |  |  |  |  |
| - *Numbers of bio digesters in Kampot province were included in the numbers of Preah Sihanouk and Kep provinces |  |  |  |  |  |  |  |  |  |  |

In the absence of the proposed GEF project, very limited efforts would be taken to address the present scenario of poor waste management. Moreover a holistic approach and country wide efforts for improving the commercial biogas based mini-grid sector would never take place without enough technical knowledge, skill and confidence for successful operation of such commercial biogas power plants.

The successful implementation of the demonstration projects built upon commercial principles will bring confidence among investors and facilitate policy changes to encourage biogas projects.

GEF intervention will be timely and appropriate to achieve the goal of utilizing available biogas potential and increasing the rural electrification rate. GEF intervention intends to remove all remaining barriers, specifically, inadequate human and institutional capacities (through creation of a technical information centre for commercial biogas), favourable business environment and scaling up commercial biogas plants.

# Compared to the available potential of biogas, the focus has been on dissemination of domestic bio-digesters as an indigenous sustainable energy source. It is thus clear that commercial bio gas technology is at a very rudimentary level of penetration in Cambodia.

The proposed project will build on the above mentioned baseline projects/activities in Cambodia and will extend the baseline to focus on large scale animal farms. The proposed project will facilitate the wide uptake of clean energy in the agro-industries sector as part of large countrywide efforts in mitigating the anticipated climate change impacts.

A. 5. Incremental /Additional cost reasoning

GEF context

As of now, the deficit in energy supply is met through diesel generators in majority of the farms in Cambodia. There is currently no study that has assessed the potential of biogas power generation from commercial farms in Cambodia.  But from table 1 a crude estimate can be made, which shows that there is a generation potential of about 11.8 million cubic meter of biogas as of 2013 annually. This would mean a potential of about 7.4 MW of power generation from commercial farms in Cambodia. Due to the growing number of animal farms as shown in table1, the potential of biogas power generation need to be re-estimated a thorough assessment of the available animal farms.

As many of the farms are located in areas which do not have access to the grid network or do not have adequate supply from the grid. The main source of power comes from diesel generators, which contributes to GHG emission also the mismanagement of the animal waste generated by the farms leads to methane emission.

Under the ‘business-as-usual’ scenario, most of the investments in the energy sector will have to come from the Government. Given the budgetary constraints and other pressures, public sector investments are unlikely to substantially fund the increasing energy gap in the country, particularly using RE resources. The role of private sector which is very crucial in achieving substantial investments needed in especially in the rural sector would be minimal.

Without GEF intervention, the utilization rate of biogas potential would be less and the initiatives taken in the sector would be inadequate. No holistic, country-wide efforts to improve the sector would take place. GEF funding will place the Government in a better position to mobilize co-financing for the project.

Proposed Alternative scenario

The activities under the project will augment the usage of biogas technology for electricity generation in the commercial animal farms in Cambodia for productive use. The proposed project will use GEF resources to finance incremental costs of demonstrating and promoting biogas-based mini-grid projects as financially viable and effective mechanism to achieve rural electrification (by replacing diesel generators) to private sector investment sources as well as reducing methane emission from farm wastes. The GEF project would hopefully result in the removal of key barriers that currently limit the use of biogas-based commercial electricity generation for rural electrification, thereby resulting in a reduction of GHG emissions and also mitigating adverse impacts on public health due to improper disposal of animal wastes currently practiced by the majority of farm owners.

The proposed GEF project aims at establishing the following:

- Improved human and institutional capacity for continuous development of commercial biogas  projects;

- Improved human capacity for sustainable operation and maintenance of commercial biogas projects;

- Biogas demonstration projects on a private-public partnership (PPP) basis for a cumulative of at least 1.5 MW installed capacity leading to scaling up of the biogas technology;

- Enabling investment environment through creation of incentive scheme, leading to replication of at least 4MW installed at animal farms.

In conclusion, the baseline projects and baseline scenario would not be able to bring about significant scaling up of commercial biogas projects in Cambodia within a short-term. The underlying critical problems of the lack of adequate human and institutional capacity, enabling financial environment, good technical expertise and skills on the market would remain unsolved.

The project

The proposed GEF project will have the following 4 project components (PCs):

PC 1: Creating awareness on climate change (CC) and building capacity in commercial biogas based mini-grids

Campaigns and workshops will be conducted to raise awareness among key decision makers, stakeholders, Non-Government Organizations (NGOs) and other relevant institutions interested in CC and GHG mitigation measures. Information dissemination will be a major activity in this component. Under this component, the project aims at delivering the following outputs:

(i) 	At present, local human and institutional technical capacity in medium/large scale commercial biogas plants 	does not exist in Cambodia. To address this barrier, a Technical Information Centre (TIC) for commercial 	biogas power plants will be established at the DAHP, MAFF. This center will provide necessary trainings to v	arious stakeholders, technical support on plant design and development, operation and maintenance of 	commercial biogas power plants during the project duration and beyond. The centre will be integrated in the 	DAPH structure using the human resources, already available in MAFF. Moreover, basic technical capacity on 	domestic biogas plant exists in Cambodia through the NBP, which the proposed project aims to strengthening.  	The Project will engage technology suppliers in the region to provide transfer of technology as part of 	procurement and after-sales services. The project will also provide expert training to DAHP staff to 	strengthening their capacity, prior to the establishment of the TIC. The capacity development at the proposed 	TIC would be sustained through the following activities:

- A nominal fee would be charged for the training activities at the TIC. This amount would be used to manageand maintain the activities of the centre;

- The existing staff members of MAFF would be managing the TIC and hence, there would be no additional man-power cost;

- The institutional arrangement and modalities for sustainable operation of the Technical Service Centre will be developed and endorsed by MAFF through Prakas (ministerial proclamation).

The TIC will act as repository of technology information based on technically available economically viable and environmentally desirable technologies of biogas. Preference will be given to technologies available in the region to enable better after sale-service network and also to foster South-South co-operation in the GEF-UNIDO project. To ensure sustainability of the TIC after the completion of the project, the TIC will be structured and integrated with mandatory activities of the DAHP, MAFF. DAHP is the executing agency for the NBP project and has vast experience and information on domestic biogas.

(ii)	Cambodia has a high potential for biogas generation from commercial animal farms. At present, the development of commercial biogas plant is low, and the focus has been on domestic bio digesters. This is due to insufficient policy and regulatory framework to promote commercial bio gas plant in Cambodia. This is mainly attributed to insufficient knowledge of and trust in biogas technology by policy makers. Lack of policy and regulatory framework is among the challenges that have been identified by the NBP. This is evident especially in provinces with low penetration rate of biogas technology. Hence, to promote commercial biogas plants policy makers, and interested project developers will be trained, and efforts will be taken to help them gain confidence in the technology. 50 policy makers will be selected to participate in seminars and workshop. The seminars and workshop will focus on strengthening the capacity of the policy makers in the technology as well as to promote policies and enhance the regulatory framework for the development of commercial biogas nationwide.

Prior to the delivery of the training, the project will closely engage with the policy makers in understanding their present knowledge status, training needs, etc. The training will equip them with necessary technical capacity for supporting, developing and implementing commercial biogas projects. The demonstration project(s) is/are on investment basis and the investor need to source their investment (co-financing) from banks and financial institutions. Therefore, efforts to create awareness and interest among banks and financial institutions for lending the demonstration project will be a priority. Around 20 personnel from banks, financial institutions and 	funding agencies will be trained in assessing, evaluating and conducting due diligence on biogas projects.

Local engineering and O&M companies will be trained to facilitate sustainable operation and maintenance of 	the demonstration and replication projects. Guidebooks on commercial biogas power plant based mini-grid 	development will be prepared. Efforts will be taken to ensure that at least 20% of the training participants in 	each training programme are women.

PC 2: Creating enabling environment for investments in commercial biogas technology

The focus of the NBP has been on domestic biogas; this proposed GEF project intends to build on the achievements of the programme and scale it up to a commercial level.  The proposed GEF project and phase II of the NBP both have the same aim of promoting private sector development in biogas technology, to reduce the dependence on carbon credits and ensure long-term sustainability of the technology.

Through this component, enabling environment for promoting investments in biogas based mini-grids will be created. In the approved PIF document, a revolving fund was proposed to support the demonstration project as well as replication projects that would result from the GEF initiative. However, during the PPG stage it was discussed that UNIDO does not have the necessary comparative advantage to support and run a revolving fund, thus it was envisaged that a soft loan facility would be established to replace the revolving fund. GEF’s fund will not be used to run the soft loan facility, instead it will be used as an incentive to attract private investors to access the soft loan facility that would be established. In order to ensure investment and sustainability of the technology beyond the project duration, adequate financing facility managed by an indigenous financial institution would be put in place. The soft loan will be further complemented by an incentive mechanism which will only support the demonstration project as well as replication project that is to take place during the ongoing GEF project.

Accordingly, the proposed incentive scheme and soft loan facility will be established and managed under a financial institution. Under this component, the project aims to establish a soft loan facility for the development of commercial biogas based electricity generation plant by animal farms. Foreign Trade Bank (FTB) has been identified as the financial institution which will be responsible for managing the incentive mechanism as well as running the soft loan. The French Agency for Development (AFD) currently provides non-sovereign loan to support investment from Rural Electrification Enterprises (REE) and rural water utilities in rural Cambodia with a total budget of US$15,000,000. AFD is a public development finance institution that has been working to fight poverty and foster economic growth in Cambodia since 1993.  AFD’s focus has evolved from grant support over the years to non-sovereign loans, i.e. direct loans to public and private companies or banks without guarantees from the Government of Cambodia with focus on the following sectors: infrastructure, agriculture and agro-industry. AFD can allocate loans to beneficiaries with more favourable terms than those offered by other financial institutions. AFD loans can be allocated to a State or a public entity benefiting from a State guarantee (“sovereign loan”), or an actor (business, private or public entity) that does not benefit from such a guarantee (“non-sovereign loan”).

A fixed interest rate per annum of collateralized USD loan for the soft loan will be proposed by the FTB based on prior agreement with the initial funding agency, and also by taking into account terms and conditions proposed by UNIDO based on its technical and financial feasibility study report on each participating farm. FTB will be responsible for operating and maintaining the soft loan, including but not limited to, aspects of the lending process such as marketing, credit assessment/ approval and, more importantly, loan repayment in case of default by a client. In addition, the FTB is required to submit a bi-annual progress report on status of loan disbursement and progress of biogas plant constructions to members of Project Steering Committee (PSC). Overhead cost incurred during the conduct of loan assessment, disbursement as well as loan monitoring throughout the loan cycle will also be borne by the bank. Participating farms, other interested farms and private investor planning to adopt biogas power plant technologies will be eligible for soft loan facility and the modalities will be developed together with FTB during the implementation period. Upon CEO approval, guidelines for implementation of this soft loan facility will be developed together with FTB. Around USD 76, 000 of the GEF grant will be used to create awareness and modalities to access the proposed soft loan component.

In general, medium-to-large-scale commercial biogas projects require more than just bio digesters. Besides the actual technology, the projects require a range of services from promotion, financing, construction and after-sales services over operation and maintenance to quality control and research and development. As mentioned earlier the phase II of the NBP is focusing on private sector participation in scaling up the technology.  Hence, the GEF grant will be used in to build capacity in scaling up the technology to a commercial level as well as create awareness on the soft loan facility available for the private sector. As explained under section A.5. The potential of biogas power generation from commercial farms in Cambodia is yet to be harnessed.  The proposed project will use the achievements of the NBP to attract investors to scale the technology to a commercial level. Scaling up the technology to a commercial level will have a higher impact rate and potential for reducing carbon emission in Cambodia. Some of the achievements of the NBP are listed below:

- One bio digester saves about USD 50 worth of chemical fertilizer with nutrient rich bio-slurry annually;

- 90% of bio digester owners use the bio- slurry for their agriculture purposes, consisting of rice farming, vegetable, animal food and botanical fertilizers;

- A bio digester save over 2 tons of fuel wood per year, it contributes to carbon emission reduction of 4.5 tons per year.

PC 3: Demonstrating biogas and mini-grid technologies in commercial farms

This component aims to demonstrate biogas and mini-grid technologies in commercial farms as potential REEs. Under this component, the project aims at delivering the following outputs:

- Detailed plant  designs will be prepared for the 11participating farms which were identified during the PPG stage;

- Incentive mechanism established for investors of commercial biogas projects;

- Cumulative capacity of at least 1.5 MW of biogas based mini-grid established at the 11 participating farms.

a)  The participating farms were selected based on the following criteria, (i) expressed interest in participating in the proposed GEF project and confirmed co-financing, and (ii) pre-feasibility study conducted during the PPG stage. The list of the 14 farms that expressed interest and pre-feasibility was conducted is shown in Table 3.

Table 3: Potential of farms that expressed interest in developing biogas plants

| Farm No. | Company Name | Location | Total Number of Swine | Generation capacity (kW) |
| --- | --- | --- | --- | --- |
| Farm 1 | Kong Sen | Teuk Phos district, KP Chhnang province | 12,000 | 109 |
| Farm 2 | Ty Nuy (Sar Ratha) | Opongmorn village, Takream commune, Banan district, Battambang province | 1,600 | 14 |
| Farm 3 | CKYE Development |  | 30,000 | 274 |
| Farm 4 | Pich Robin | Tbeng Khang Kert village, Tbeng commune, Banteay Srey district, Siem Reap province | 4,400 | 40 |
| Farm 5 | Phon Ratana/Sok Bun Kheng | Roveang village, Romchek commune, Banteay Srey district, Siem Reap province | 1,099 | 10 |
| Farm 6 | Te Sopheak | Roveang Village, Romchek Commune, Banteay Srey District, Siem Reap Province | 299 | 2 |
| Farm 7 | Ngeth Sovannaroath | Snachdecho, Blang, Bakong | 1,599 | 14 |
| Farm 8 | Chren Vorn | Chheur Teal village, Tbeng commune, Kompong Svay district, Kompong Thom province | 1,129 | 10 |
| Farm 9 | BVB Investment Corp(Heam Sokha) | La Ork village, Kampong Thmor commune, Santuk district, Kampong Thom province | 125,599 | 1,151 |
| Farm 10 | Mong Reththy group | Rethy Mouy village, Keo Pos commune, Preah Sihanouk province | 40,000 | 366 |
| Farm 11 | Ta Keng (MR1) | Monorom village, Cheung Kor commune, Prey Nub district, Preah Sihanouk province | 6,500 | 59 |
| Farm 12 | Khun Ang | Mean Rith village, Kandoal commune, Teuk Chhou district, Kompot province | 3,902 | 35 |
| Farm 13 | Ros Sokha | Tra Paingpring village, Tra Paingpring commune, Teuk Chhou district, Kompot province | 2,800 | 25 |
| Farm 14 | Neang Chantha | Samki village, Chrak Mtes commune, Bavet district, Svay Rieng province | 2,578 | 23 |

In the approved PIF, 1MW of biogas based mini-grid was envisaged to be established in 3-5 animal farms. However, since 14 farms expressed interest and UNIDO has obtained co-financing letters from 11 farms with a total cumulative capacity of 1697 kW. The 11 farms will be used as demonstration project, while the remaining 3 farms are envisaged as replication projects.

b)  Incentive mechanism established for investors of commercial biogas plants. All participating farms included in the project document will be eligible for incentives based on the incrementality principle of GEF. The incentive mechanism will be broken down into two parts, one to conduct detailed feasibility study and the other part for setting up the mini-grid. The incentive mechanism established under this project component will support the 14 farms who have expressed their interest to participate in the proposed GEF project. As mentioned, the eligibility of the incentives will be based on the incrementality principle of setting up a biogas plant along with that of a mini-grid system depending on the plant capacity. Upon successful fulfilment of the criteria, UNIDO will advise FTB to disburse the fund. USD 800, 000 will be allocated to the proposed incentive scheme which solely runs on the GEF grant. Thorough analysis will be done during the project implementation period to understand the methodology which would be implemented in order to support the investments. The incentive mechanism although will be managed by FTB, a grant amount will be provided to manage the funds during the course of the project period. Table 4 shows a summary of the financial outcome of investment on biogas plant excluding the cost of setting up a mini-grid.

Table 4: Financial outcome of investment of the participating farms

| Company Name | Capacity (kW) | GEF Grant ($) | Total Investment After Incentive ($) | Co-financing ($) | O&M ($/Year) | LCOE ($/kWh) | IRR (%) | Payback Period (Years) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Kong Sen | 109 | 20,450 | 284,750 | 457,859 | 30,520 | 0.083 | 75% | 1.3 |
| Ty Nuy (Sar Ratha) | 14 | 2,627 | 36,573 | 32,820 | 3,920 | 0.083 | 63% | 1.6 |
| CKYE Development | 274 | 51,407 | 715,793 | 458,011 | 76,720 | 0.083 | 63% | 1.6 |
| Pich Robin | 40 | 7,505 | 104,495 | 57,493 | 11,200 | 0.083 | 61% | 1.6 |
| Phon Ratana/Sok Bun Kheng | 10 | 1,876 | 26,124 | 14,208 | 2,800 | 0.083 | 63% | 1.6 |
| Te Sopheak | 2 | 375 | 5,225 | 11,904 | 560 | 0.083 | 78% | 1.3 |
| Ngeth Sovannaroath | 14 | 2,627 | 36,573 | 31,420 | 3,920 | 0.083 | 64% | 1.6 |
| Chren Vorn | 10 | 1,876 | 26,124 | 19,686 | 2,800 | 0.083 | 62% | 1.6 |
| BVB Investment corp(Heam Sokha) | 1151 | 215,947 | 3,006,853 | 677,286 | 322,280 | 0.083 | 65% | 1.5 |
| Mong Reththy group | 366 | 68,668 | 956,132 | 600,000 | 102,480 | 0.083 | 61% | 1.6 |
| Ta Keng (MR1) | 59 | 11,069 | 154,131 | 60,000 | 16,520 | 0.083 | 61% | 1.6 |
| Khun Ang | 35 | 6,567 | 91,433 | 73,022 | 9,800 | 0.083 | 62% | 1.6 |
| Ros Sokha | 25 | 4,690 | 65,310 | 39,120 | 7,000 | 0.083 | 65% | 1.5 |
| Neang Chantha | 23 | 4,315 | 60,085 | 124,444 | 6,440 | 0.083 | 52% | 1.9 |

GEF grant amount of USD 1,000,000 has been reserved for the demonstration project; part of this grant amount will be used as an incentive to prepare bankable feasibility study report for the animal farms. The grant amount will be distributed in the following manner:

- GEF grant amount of USD 200,000 will be allocated to prepare bankable feasibility study reports;

- GEF grant amount of USD 800,000 will be allocated as an incentive mechanism using the principles of incremental cost for supporting the participating farms;

- The eligibility criteria of incentive grant will be established on the basis of the potential capacity to be installed by an individual farm, cost of setting up mini-grid systems and overhead cost of individual project. Such incentives would be disbursed on a pro-rata basis on the development in project implementation;

- Using co-financing from FTB, who have extensive experience in managing and disbursing loans facilities in Cambodia, an appropriate soft loan facility at lower interest rates (compared to commercial interest rate) for around USD 10 million will be proposed for the development of the demonstration projects.

c) BVB Investment Corp

BVB Investment Corp is located in Kampong Thom province in Santuk district. The company has 6 farms located next to each other with a total of 125,599 swine. It is estimated that these 6 farms all together generate about 402 tons of manure waste daily. The pre-feasibility study conducted during the PPG identified a power plant potential of around 1,151 kW. The annual biogas yield from the waste generated is about 4.45 million cubic meters. With 65% methane content in the biogas, the electric energy yield is about 8.63annually.

Some basic data was collected to create a baseline of the energy consumption of the farms. There is no record of the annual electricity consumption of the farms, thus estimates have been made based on assumptions. Table 5 below shows the list of appliances and power devices that are in the farms:

Table 5: List of equipment and appliances in BVB farm

| Equipment/ Appliances | Watts/ kVA/ HP/ kWh per day | Quantity | Hours Used per day | No. of farms |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Diesel Generators | 150 kVA | 1 | Unknown | NA |  |  |  |
| Diesel Generators | 60 kVA | 2 | Unknown | NA |  | Diesel Consumed | 48,000 L/year |
| Pumps | 22 HP | 3 | Unknown | NA |  | Water Pumped | 20 m3/day |
| Motors | 3 HP | 4 | Unknown | NA |  |  |  |
| Motors | 7 HP | 2 | Unknown | NA |  |  |  |
| Motors | 10 HP | 1 | Unknown | NA |  |  |  |
| Motors | 0.5 HP | 7 | Unknown | NA |  |  |  |
| Lights | 100 Watts | 40 | 12 | 6 |  |  |  |
| Lights | 10 Watts | 250 | 12 | 1 |  |  |  |
| TV | 100 Watts | 10 | 3 | 1 |  |  |  |
| Freezer | 1 kWh/day | 1 | 24 | NA |  |  |  |
| Fans | 2,500 Watts | 6 | 24 | 6 |  |  |  |

From the baseline data it was estimated that the annual electric energy consumption is about 988,311 kWh, which consists of 159,840 kWh of electric units generated by the diesel generators. These values need to be rechecked during the feasibility stage. The cost of electricity purchased from the grid is about USD 0.375/kWh. From the annual expense on diesel fuel, it was estimated that the cost of diesel electricity is about USD 0.308/kWh for a liter of diesel priced at 4,100 Riel (USD 1.025). The waste generated from the farm is dumped in 9 different ponds with a volume of 3,937 cubic meters each. The waste is unused, which allows the proposed biogas plant to use all of the waste for power generation. The financial implication of the project is shown in the pre-feasibility report in Annex I. Pre-feasibility report has been generated only for BVB Investment Corp.

Cost associated with establishment of Rural Electricity Enterprise (REE)

According to the Master Plan Study on Rural Electrification by Renewable Energy (2006), the cost involving setting a mini-grid consists of:

- Operation and Maintenance Costs:

To be able to properly function as an REE, the following staff will be typically needed for operation and maintenance of mini-grids at the minimum:

- One operation manager (mechanics/electrician)

- One operator (manure/feedstock supply)

- One accountant/tariff collector

- Depreciation Cost for Future Replacement:

The tariff collected from the users is required to cover the following expenditures:

- Monthly expenditures;

- Repayment of loan provided by soft loan facility;

- Depreciation cost of some equipment for future replacement.

Depreciation cost is dependent on quality, operating hours and maintenance. In general, the mini-girds are expected to last for 30 years if they are properly designed in accordance with the standards of Electricity Authority of Cambodia (EAC). Most mini-grids in rural Cambodia do not necessarily require 24-hour operation, it is envisaged that temporary and routine outage of power can be accepted for achieving a lower cost.

- Cost Associated with Setting up Transmission Line:

Considering relative proximity of commercial farms to neighboring villages, a biogas-based mini-grid will only consist of Low Voltage (LV) lines inside each village connecting to households. Length of LV inside each village is determined with a ratio per household: 70 households/km LV line. This parameter is critical in sizing and costing of projects and largely depends on the configuration of villages. As reference, the JICA Master Plan Study (2005) assumes a ratio of 66 for off-grid project. The average LV unit cost is estimated at $7,750/km (EAC, 2010).

The distribution network for electricity or the setup of the mini-grid system has still not been assessed. As of now it is known that there are about 18 villages with a total of 3,386 households (16,533 people) across 3 communities namely Kampong Thma, Kraya and Ti Pou. During the implementation stage, analysis will be performed to assess the topography of the villages so that the mini-grid system can be designed. Making an initial estimate of the cost of the mini-grid system using the reference data of EAC, it can be estimated that for about 3,386 household, the cost of the mini-grid system is about USD 374,878 for BVB farm project of capacity 1,151 kW.  By considering the cost of the mini-grid into the investment cost of the farm, a separate financial analysis has been performed. Table 6 below shows the financial outcome from the increase in investment due to cost of setting up a mini-grid system. A detailed feasibility study will be carried out for the participating farm during implementation.

Table 6:  Financial outcome of total investment by BVB farm

| Capacity (kW) | GEF Grant to Farm ($) | Farm Investment Cost ($) | O&M ($/Year) | Co-financing ($) | LCOE ($/kWh) | IRR (%) | Payback Period (Years) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1,151 | 432,002 | 3,166,474 | 371,094 | 677,286 | 0.091 | 60% | 1.7 |

Level of Tariff

There is a sub-decree on “Principles for Determining the Reasonable Cost in Electricity Business” which also covers mini-grid operated by licensed REE. The reasonable cost (level of tariffs) is determined by:

1)	Operation and maintenance costs;

2)	Cost of fuel purchases;

3)	Administrative and general management costs;

4)	Power purchase costs;

5)	Depreciation costs;

6)	Profit and cost of loan employed;

7)	Other costs as considered reasonable by the Electricity Authority of Cambodia (EAC).

In the process of review and setting tariff, each Licensee should submit the accounting reports and information, including information on each component stated above, to the EAC (authority for setting up the tariff). However, it has to be noted that the sub-decree clearly states that “The Authority shall not require Licensees to provide electric power services where their reasonable costs cannot be recovered in full through tariffs”.

A Sustainable tariff, balancing the commercial viability and consumer’s ability and willingness to pay will be fixed only after a detailed feasibility study is done, considering the above mentioned decree. EAC (Electricity Authority of Cambodia) is the regulatory body responsible for licensing, approving tariffs, setting and enforcing performance standards and settling disputes. There is also a sub-decree issued by EAC on “Principles for Determining the Reasonable Cost in Electricity Business. For the purpose of the pre-feasibility study a minimum value of 0.25$/kWh has been considered as tariff of electricity for selling to the nearby village.  The value of USD 0.25/kWh is at present lower than what the villages without access to the national grid are currently spending on electricity from diesel generator (between USD 0.4 – USD 1 /kWh). In order to ensure tariff recovery either one or any of the following methods will be in place:

- Binding contracts for the electricity service will be signed with each user. All the users have to pay a substantial initial connection fee which creates a commitment among the end-users.

- In case of non-payment of electricity, the user would be disconnected and would have to repay his debts and a reconnection fee to be reconnected.

- Prepayment meters can be installed. With this system, the consumer needs to purchase in advance units of electricity from the REE and when they run out of credits, their supply shuts down. This arrangement also obviates the problem of reading, billing and tariff recovery altogether.

Mini-grid demonstration projects of cumulative capacity of at least 1 MW, based on biogas technology will be established with private sector investments in commercial medium and large scale farms. These power plants will construct their own mini-grids for captive usage and electricity supply to the nearby communities and thereby will function as REEs.

At present, there is no separate policy for mini-grid connection. However, procedures do exist for providing institutional and regulatory framework for mini-grids. The “Procedure for Issuing, Revising, Suspending, Revoking or Denying Licenses for Providing Electrical Power Services” under Electricity Law of the Kingdom of Cambodia, for instance, is the institutional and regulatory framework for mini-grids. Electricity Authority of Cambodia (EAC), which is a body under the Council of Ministers, is responsible for monitoring licensed REEs, including those that operate mini-grids.  In addition, according to electricity law of Cambodia, interested individuals are encouraged to establish their own private electricity supply services. As of now, UNIDO does not envisage any barriers in this domain. Demonstration projects will use the existing regulatory and institutional framework.

PC 4: Monitoring and evaluation (M&E)

This project component aims at monitoring and evaluating the project implementation process. The project will be subjected to final evaluations. The project will be monitored from the beginning. No mid-term M&E will be conducted as earlier mentioned in the PIF as mid-term evaluation is not conducted for Medium Size Projects. Thus only an independent final evaluation will be carried out three months prior to the terminal review meeting. The final evaluation will look at the impact and sustainability of results, including the contribution to capacity development and the achievement of global environmental benefit goals. The final evaluation will also provide recommendations for follow-up activities. After completion of the demonstration project and successful operation, the project performance monitoring will be conducted to study the technical, financial, environmental and socio-economic performances of the projects. Demonstration project site visit and seminars will be organized and the project experiences will be disseminated to various interested stake holders in order to increase the replication potential of the project. Various dissemination tools such as leaflets, website, etc., will be used for effective dissemination.

Methodologies / tools will be developed to use the collated information for better planning and decision making. Case studies will be prepared and presented to raise more investment in biogas projects for commercial medium to big scale farms, using the trained capacity and various financing schemes that are created.

An annual report and periodical newsletter on best practices, information on country level projects and key indicators of progress made under the project will be prepared and distributed to the key stakeholders and agencies. Annual reports will be submitted to GEF secretariat in the form of Project Implementation Reviews (PIRs).

The project implementation schedule is given in Annex E.

Local and national environmental benefits

In the absence of the biogas power plant project, the farms will continue to pollute the surrounding with the waste generated in the process, through either improper dumping of waste or improper waste management and treatment system. They will also continue to use grid electricity and diesel generators which are highly GHG intensive and emits hazardous smoke impairing the human health of the local population.

At the national level, the equivalent amount of GHG is mitigated.

Global environmental benefits

Direct benefits from the implementation of demonstration project for approximately 1.7 MW of biogas power plant capacity installed. As 11 farms have submitted their co-financing letters and have assured their participation, the GEF project will have post direct benefits from the financial incentive and soft loan created. The post direct benefit will be the outcome of setting up additional biogas power plant projects of cumulative capacity of 435 kW. Indirect benefits are obtained from the contribution of the project towards market transformation, capacity building, institutional strengthening, technology adaptation and creating enabling environment for the investment in the commercial biogas power plant, as well as availability of soft loan for aiding investments.

As shown in table 1 and mentioned earlier in the report, that there is a potential of about 7.4 MW of power generation from biogas projects at commercial level. This is a very conservative potential and the number ought to increase every year due to the rate at which commercials farms are expanding in the country. Considering the a) human and institutional capacity development, including the establishment of a learning center, b) establishment of incentive and soft loan facility for commercial biogas power projects, c) establishment of demonstration project of approximately 1.7 MW with additional establishment of 435 kW from  replication project, it can be assumed that at least 4 MW of biogas power plant will be replicated in the commercial livestock farming facilities all over the country within a period of 10 years after the closure of the project. This will reduce the CO2 emissions considerably and improve the energy supply situation in Cambodia.

Baseline for demonstration project:

- Participating farms has an annual GHG emission of 81, 497 tCO2e due to the consumption of grid and diesel electricity, as well as from the mismanagement of swine manure in the farm.

- For the villages, diesel electricity is taken as the baseline (emission factor of 0.8 tCO22e/MWh is considered)

- 15 years is taken as the lifetime of the biogas power plant

Overall emission reduction from the demonstration projects is estimated in table 7. Table 8 shows additional post direct emission reduction from the remaining 3 farms.

Table 7: GHG emission reduction potential of participating farms with confirmed co-financing letters

| Farm Name | Generation capacity (kW) | CO2 Reduction From Swine Waste management (tCO2e/Year) | Excess electricity consumed from Grid and Diesel (kWh/Year) | Total GHG reduction in Farm (tCO2e/Year) | Total Reduction (tCO2/year) | Total Reduction during Lifetime (tCO2e) |
| --- | --- | --- | --- | --- | --- | --- |
| Kong Sen | 109 | 5,106 | 71,388 | 6,022 | 6,022 | 90,335 |
| Ty Nuy (Sar Ratha) | 14 | 681 | - | 690 | 765 | 11,473 |
| CKYE Development | 274 | 12,766 | - | 13,035 | 14,487 | 217,300 |
| Pich Robin | 40 | 1,872 | - | 1,874 | 2,112 | 31,685 |
| Te Sopheak | 2 | 127 | 24,960 | 139 | 139 | 2,088 |
| Ngeth Sovannaroath | 14 | 680 | - | 695 | 764 | 11,466 |
| Chren Vorn | 10 | 480 | - | 482 | 540 | 8,106 |
| Khun Ang | 35 | 1,660 | - | 1,675 | 1,872 | 28,082 |
| Ros Sokha | 25 | 1,191 | - | 1,223 | 1,341 | 20,122 |
| Neang Chantha | 23 | 1,097 | - | 1,160 | 1,253 | 18,794 |
| BVB | 1,151 | 53,446 | - | 54,502 | 60,617 | 909,256 |
| Total | 1,697 | 79,106 | 96,348 | 81,497 | 89,912 | 1,348,707 |

Table 8: GHG emission reduction potential for replication farms

| Farm Name | Generation capacity (kW) | CO2 Reduction From Swine Waste management (tCO2e/Year) | Excess electricity consumed from Grid and Diesel (kWh/Year) | Total GHG reduction in Farm (tCO2e/Year) | Total Reduction (tCO2/year) | Total Reduction during Lifetime (tCO2e) |
| --- | --- | --- | --- | --- | --- | --- |
| Phon Ratana/Sok Bun Kheng | 10 | 468 | - | 474 | 528 | 7,915 |
| Mong Reththy group* | 366 | NA | - | NA | NA | NA |
| Ta Keng (MR1)* | 59 | NA | - | NA | NA | NA |
| Total | 435 | 468 | - | 474 | 528 | 7,915 |

*Note: The two farms already have established biogas plant, thus its baseline emission is considered to be 0; it wants to participate to upgrade its present technology

By investing on biogas power plant, the demonstration project of cumulative capacity of aprroximately1.7 MW will reduce GHG emission of 1,348, 707 tCO2e directly and 7,915 tCO2e from post direct investment and 3,306,385 tCO2e indirectly throughout the project lifetime of 15 years.

The emission reduction benefits from the proposed project are summarized in table 9.

Table 9: Emission reduction benefits of the proposed project

| S. No | Type of benefits | Emission Reduction (tCO2e) |
| --- | --- | --- |
| 1 | Direct Reduction | 1,348,707 |
| 2 | Post Direct Reduction | 7,915 |
| 3 | Indirect Reduction | 3,306,385 |

The incremental cost of the project

Under PC 1, the GEF funding would be used for establishing TIC to strengthen the existing human and institutional capacity in technologies involving energy generation from livestock waste. Under PC 2, the GEF funding will be used mainly for the incremental element in managing the incentive mechanism for a capacity based incentive scheme. As such, this will build confidence among investors and attract more investments. Under PC 3, a part of the incremental cost of demonstrating the benefits of biogas technology instead of carbon intensive technologies is funded from GEF resources. Under PC 4, the GEF resources will be used for funding the incremental cost of monitoring and independently evaluating the demonstration projects as well as other project components to ensure that the global environmental benefit objectives of the project are met. Table 10 shows the incremental cost for the demonstration plant.

Table 10: Incremental cost of demonstration project

| Name of Farm | Capacity of demonstration plant (kW) | Baseline | Baseline investment (USD) | Project investment (USD) | Incremental cost (USD) |
| --- | --- | --- | --- | --- | --- |
| BVB Investment Corp | 1,151 | Grid/diesel | 359,876 | 3,597,678 | 3,237,802 |
| Kong Sen | 109 | Grid/diesel | 266,666 | 305,200 | 38,534 |
| Ty Nuy (Sar Ratha) | 14 | Diesel | 3,690 | 39,200 | 35,510 |
| CKYE Development | 274 | Grid | 72,000 | 767,200 | 695,200 |
| Pich Robin | 40 | Diesel | 738 | 112,000 | 111,262 |
| Te Sopheak | 2 | Diesel | 12,300 | 5,600 | -6,700 |
| Ngeth Sovannaroath | 14 | Diesel | 5,535 | 39,200 | 33,665 |
| Chren Vorn | 10 | Diesel | 769 | 28,000 | 27,231 |
| Khun Ang | 35 | Grid/Diesel | 5,207 | 98,000 | 92,793 |
| Ros Sokha | 25 | Diesel | 12,300 | 70,000 | 57,700 |
| Neang Chantha | 23 | Grid | 8,399 | 64,400 | 56,001 |
|  | 1,697 | Grid/Diesel | 747,480 | 5,126,478 | 4,378,998 |

Out of the above incremental cost, GEF will bear a cost of USD 800,000 which is about 18.2% of the total estimated incremental cost. The sources and uses of fund for the above incremental cost will be amounted as in table 11.

Table 13: Sources and uses of fund for demonstration project

| S. No. | Sources of fund | USD |
| --- | --- | --- |
| 1 | Co-financing from BVB Investment Corp | 1,983,065 |
| 2 | Incentive from GEF grant under PC 3* | 800,000 |
| 3 | Soft Loan from FTB | 2,343,413 |
|  | Total available funds for demonstration projects | 5,126,478 |

A total GEF resource of around USD 1,500,499 is used to mitigate CO2 emissions at a rate of USD 1.65/tCO2 directly, along with the total post direct emission reduction, the same amount is used to mitigate CO2 emission at a rate of USD 1.1/tCO2 and USD 0.454/tCO2 indirectly.

Innovation

The project proposes an innovative solution for solving the low rural electrification rate and waste management by way of livestock waste based electricity generation in Cambodia. This project will have a significant impact on the electrification rate of the surrounding communities as well as for the farms, which currently depends partially on grid and partially on diesel generators. The excess electricity will help promote ISID as well as productive activities.

The proposed project will boost similar industries and will also enable investment environment and strengthen human and institutional capacities.

Sustainability

The TIC for commercial biogas power plants is created to provide continuous technical support on design and development of commercial biogas power plants. They will sustain the promotional and development activities within the sector. The capacity development activities at the proposed TIC would be sustained through the following:

- A nominal fee would be charged for the training activities. This amount would be used to manage and maintain the activities of the Centre sustainably.

- Well trained staff members of DAHP would be managing the TIC and hence, there would be no additional man-power cost.

The above arrangement will ensure the sustainability of capacity development even after the GEF project ends.

Each demonstration project will be operated and maintained by the private investor through their own operation and maintenance (O&M) staff. Local engineering and O&M companies will be trained in O&M of biogas power plants at the TIC. Also, the O&M staff of the demonstration projects will be trained by the respective suppliers. Through such arrangements, the demonstration projects will continue to operate sustainably after the project implementation is over.

Also, financing facility will be setup for attracting investments in commercial biogas technology. Efficient tariff recovery mechanisms will be implemented to ensure the financial sustainability of the mini-grids.

These would remove the barriers faced by the sector currently. Since there is good replication potential, it is expected that, as a result of the project, more biogas based mini-grid projects would be established in their potential places.

Scaling up

Biogas based mini-grid technologies will be scaled up, as a result of the following:

- Successful implementation and operation of the demonstration projects: This will lead to a boost in confidence among similar industries and private investors.

- Financing facility scheme established under FTB for investors of biogas projects.

# The proposed demonstration projects are designed not only to demonstrate the viability of commercial biogas plants, but also to provide a framework for replication in other parts of Cambodia.

A.6 Risks

| Risk | Proposed Mitigation Measure | Risk Level |
| --- | --- | --- |
| Technical risk: Biogas generations in medium and large scale commercial farms are not common in Cambodia. | Capacity building will mitigate the technical risk. As Cambodia already has the technology for domestic biogas units, further improvement on development of commercial biogas units can be achieved with lesser difficulty. Moreover, a Technical Service Centre for commercial biogas power plants will be established at Department of Animal Health and Production of MAFF. This centre will provide continuous technical support on design, development, operation and maintenance of commercial biogas power plants even beyond the project duration. | Low |
| Market risk: No off-takers to adapt to biogas technology at commercial level | The demand supply gap is high in Cambodia for the commercial biogas technology | Low |
| Financial risks: Financial / credit constraints prevent investors from investing in the project. | Soft loan will be established for supporting biogas based mini-grids investments. | Low |
| Sustainable operation risk: Application of biogas technology might be halted by the shortage of inputs. The sustainability of mini-grids is often highly dependent upon the efficient operation and maintenance systems along with effective tariff recovery schemes. | The installations will be done only after conducting a proper resource assessment study in order to ensure the supply of wastes from animal farms. All the O&M staff of the demonstration projects will be trained by the respective suppliers. In addition, local engineering and O&M companies will be trained in O&M of biogas based mini-grid plants. Efficient tariff recovery schemes will be implemented to ensure the financial sustainability of the mini-grids. | Moderate |
| Operation risk: Demonstration plants face operational problem due to lack of training to the operators. | Capacity building at all levels is included in the project which will mitigate this risk. | Low |
| Co-financing mobilization risk: Co-financing not being committed by the co-financiers | Letter of commitment will be obtained from the co-financiers to ensure their financing for the project. | Low |
| Climate Change risk: Flooding | Biogas plant and site office will be located on an elevated area to prevent flooding. All buildings and structures will be designed and built appropriately to avoid flooding. | Low |

A.7 Coordination with other relevant GEF financed initiatives

Since the PIF, there has been no change in the original project design. Hence, this section is not elaborated further.

As indicated in the PIF, the proposed project will seek synergy with the GEF projects and other UNIDO projects. The project will supplement the efforts of related GEF financed initiatives to achieve the global GHG emission reduction. The project will build on experiences and achievements of the following projects to ensure that it is complimentary to each other.

Rural electrification fund: This is a GEF-WB project. Its objective is to increase the rural electrification through 12,000 solar home systems and 50,000 new electricity connections. It also aims at preparing complete feasibility study for mini and micro hydropower sites, facilitating project financing to REEs and construction of mini or micro hydropower plants. The proposed project is complementary to this project as it aims in increasing rural electrification by implementing commercial biogas based mini-grids for a cumulative capacity of 1 MW.

Rural electrification and transmission project: This is a GEF-WB project. It had the objectives to eliminate the policy, institutional, financing and information barriers that impede the market development for renewable energy in Cambodia so that rural people can have increased access to electricity services; and accelerate rural transformation by expanding electricity access by offering: (i) technical assistance and capacity building for key stakeholders, and (ii) investments in renewable energy systems for isolated mini-grids using hydro sources and in off-grid solar and village hydro. The project focused on the improvement of power sector efficiency & reliability, and creation of enabling environment for RE sector commercialization and privatization. It also aims at supporting the private sector developers in providing new electricity connections. The proposed project is complementary to the above project as it aims to provide new electricity connections by creating new biogas based REEs.

RE enterprise development-seed capacity access facility: This is a GEF-UNEP global project aimed at African and Asian countries and covering a wide range of RE technology. This project encourages the use of RE products and services.  It also aims to establish a Seed Capital Access Facility (SCAF), with governance structure and detailed operational parameters. The proposed project’s efforts would be complementary in the way of providing specific incentives to biogas based mini-grids which has a significant potential in Cambodia.

Climate change related technology transfer for Cambodia: This is a GEF-UNIDO project promoting biomass power/cogeneration. The aim of the project is to bring about sustained transfer of efficient, cost effective and environmentally friendly (low carbon) agro waste biomass-fuelled energy systems to replace fossil-fuel powered generators and boilers for power generation and thermal energy applications. In policy level, it aimed at strengthening the Cambodian government to develop necessary policies and regulations that can support development of mechanism and financial incentives for scaling up the development and transfer of biomass power generation technology. The proposed project also aims at encouraging REEs to generate power through biogas, exporting to grid and signing PPAs with government.

National Bio-digester Programme (NBP) phase 1 (2005-12) and phase 2 (2013-16): The overall objective of phase 1 of the programme was the dissemination of domestic bio-digesters as an indigenous, sustainable energy source through the development of a commercial, market oriented, bio-digester sector in selected provinces of Cambodia. In phase II of the programme (2013-2016), the overall objective is to establish a self-sustaining, market driven national domestic bio-digester sector. The specific activities contributing to the overall goal of the programme are 1) to increase the number of family sized, quality bio-digesters 2) to ensure the continued operation of all bio-digesters installed under programme 3) to maximise the benefits of the bio-digesters, in particular the use of digester effluent 4) technical and promotional capacity development for further wide scale deployment of bio-digester technology in Cambodia. The proposed GEF project intends to add medium and large scale farms to its baseline project. Biogas based electricity generation potential in medium and large scale animal farms, especially the piggeries with 1,000 to 10,000 animals, has not been exploited and was not envisaged in NBP Phase 1 & 2. The overall objective of the NBP is the dissemination of domestic bio-digesters as an indigenous, sustainable energy source through the development of a commercial, market oriented, bio-digester sector in Cambodia. The proposed project (commercial biogas plants) would build on the existing capacity and knowledge on the domestic bio-digesters.

B. additional information not addressed at Pif stage:

B.1 Describe how the stakeholders will be engaged in project implementation Implementing Agency UNIDO is the only GEF Implementing Agency involved in this project and no specific arrangement with other GEF Agencies is sought. Executing Agencies Ministry of Agriculture, Forestry and Fisheries (MAFF) , Ministry of Environment (MoE) and Foreign Trade Bank (FTB ) will be the two main executing agencies coordinating with UNIDO. Other partner include) C.P. (Cambodia) Co., Ltd. Ministry of Agriculture, Forestry and Fisheries MAFF through Technical Working Group of Climate Change for Agriculture, Forestry and Fisheries (TWG-CCAFF) will be the Executive Agency being responsible for overall project management, coordination and reporting of project implementation. Department of Animal Production and Health (DAPH) will undertake related technical works. Ministry of Environment MoE (GEF focal point) and Ministry of Agriculture, Forestry and Fisheries will, as the co-chair of the steering committee, oversee the implementation. Foreign Trade Bank FTB is a state owned commercial bank with the features of a Public Economic Enterprise. It will be in charge for implementing and maintaining the soft loan. It will also be responsible for managing the investment scheme. Other stakeholders National Cleaner Production Center (NCPC) will undertake the installation of biogas power plants at the participating pig farms, N.C.P.C., has technical expertise in developing biogas power plants. Thus, they will also act as technical service provider of biogas technology as well as executing entity. The participating 11 animal farms in the proposed project will result in cumulative of 1.7 MW of installed biogas power plant. The project promoters are responsible for mobilizing financing for investment in their plant. They will also be responsible for O&M of the plant and will operate the project throughout their projects life time. They will also be in charge of keeping records of the plant operations necessary for monitoring the energy generated and ultimately the GHG emission. In addition to the above, local people and village communities, where these projects will be implemented (to be identified and assessed during project implementation), will be participating as labor force in the project. They will also take part in the consultation of background biogas resource information. There will be contracts/MOUs between the EAC/ incentive facility and the developers DAPH of MAFF who is responsible for animal health services and has the major role in the management of animal health disease outbreaks in Cambodia will manage and facilitate the Technical Service Centre that will be established within its infrastructure. All main stakeholders will benefit through capacity building and training activities. This Centre will play key roles in technical back stopping including promotion, training, extension, quality control and enforcement, research for development and standardization, monitoring and evaluation, institutional support/management and technical assistance. UNIDO UNIDO will be responsible for: - General management and monitoring of the project; - Reporting on the project performance to GEF; - Procuring international and local expertise needed for delivering the planned outputs; - Approving selected animal farms for demonstration projects; - Approving selected equipment suppliers for demonstration projects; and - Managing, supervising and monitoring the works of international and local team and ensuring that the deliverable is technically sound and consistent with the project requirements; UNIDO will fulfill this responsibility by appointing a Project Manager and mobilizing services of its other technical, administrative and financial branches at UNIDO headquarters and the UNIDO regional office in Bangkok. Contractual arrangements will be made with various executing entities. Any amendments to the project will be done in accordance with the GEF policy C.39.09 and UNIDO rules and regulations. Project Management Unit A Project Management Unit (PMU) will be established within the MAFF. PMU will also be the Project Steering Committee (PSC) secretariat. The responsibility of PMU will be as follows: • Daily management of project execution; • Coordinating all project activities carried out by national experts and counterparts; • Day-to-day management, monitoring and evaluation of project activities according to agreed work plan; • Organizing various seminars and trainings to be carried out. Throughout the period of project implementation, the PMU will receive the necessary management and monitoring support from UNIDO and in-kind supports from MOE and MAFF. Project Steering Committee Project Steering Committee (PSC) will be established consisting of all relevant stakeholders (key stakeholders including MAFF, MOE, DAPH, FTB, private sector representatives and UNIDO) for providing strategic guidance and review of progress in project execution. The purpose of PSC will be to i) review the progress in project implementation, ii) to facilitate the coordination among project stakeholders and maintain transparency in ensuring ownership, iii) to support the sustainability of the project. PSC will be responsible for: - Guiding the overall strategic project development - Promoting partnership among energy stakeholders - Reviewing project progress reports, including inception report - Provide strategic guidance for the project work plan - Initiating remedial action to remove impediments in the progress of project activities that were not earlier envisaged. The committee will be chaired by MAFF and co-chaired by the GEF Focal point. The final composition of the PSC will be defined during the project execution start-up phase. At the commencement of project implementation, a detailed work plan for the entire project duration will be developed by UNIDO in consultation with MOE and MAFF. The agreed work plan will be used as management and monitoring tool by PMU and UNIDO and will be reviewed and updated with approval by PSC which is envisaged to hold meeting every 6 (six) months. Figure 1 shows a diagram of the project implementation arrangement. Project Execution Funding Partner The Global Environment Facility (GEF) Implementing agency UNIDO CSOs (Industrial Associations etc.) Private Sector, Communities, Research & Academic Institutions Project Steering Committee Chair: DAPH, MAFF Members: UNIDO, MAFF, MOE, DAPH, FTB, private sector representatives, PMU Project Manager Project Management Unit (PMU) Headed by: National Project Director Supported by: National Project Manager, Project Administrative Assistant, and Technical Advisor Lead Executing Agency: MAFF, MoE Additional Executing Agency I: FTB Additional Executing Agency II: N.C.P.C. - Cambodia Figure 1: Diagram of project management structure.

B.2 Describe the socioeconomic benefits to be delivered by the Project at the national and local levels

Socioeconomic benefits at national level

The project will contribute to increasing rural electrification rate set by the Government’s Master Plan Study on Rural Electrification by Renewable Energy which aims to achieve the 100% level of village electrification by decentralized mini-grids including battery lightings by 2020. The project not only contributes to reducing GHG emission but also to saving foreign currency outflow through substitution of imported fossil fuel to generate electricity. Agriculture sector will benefit from the use of digested sludge to replace chemical fertilizer that will contribute to a boost in rice productivity and crop yields.

The biogas power plants established under this project will result in avoidance of approximately 1,348, 707 tCO2eq emissions directly within the life of the project, which would otherwise result from the use of standalone diesel generators and methane emissions from animal wastes that go to open dumping. It is expected that the market transformation will happen through inducement to many others to initiate and develop biogas power plants for at least 4 MW cumulative of replication within a time span of maximum 10 years after the project, which then would lead to an avoidance of 3,173428 tCO2e emissions indirectly. This is worth around USD 1.65 of GEF resources/ton of CO2 emissions avoided directly and around USD 0.72 of GEF resources/ton of CO2 emissions avoided indirectly.

Socioeconomic benefits at local level:

The local benefits of this Project include: 1) access to clean alternative source of energy of animal farm owners which would otherwise rely on grid electricity and standalone diesel generator, 2) access to affordable and reliable electricity from biogas based min-grids by local communities leading to increased business and productive activities in the area, 3) improved waste management practices leading to better environment and public health of the surrounding communities, 4) additional source of income for farm owners  through the sale of excess electricity and digested sludge that can be turned into organic fertilizer, 5) reduction or elimination of diesel uses which translate to savings on electricity and fuel costs thus cutting down operational cost of farms, and 6) increased employment opportunities during the construction and over time generate demands for local skilled labor for operation and maintenance of biogas power plants.

About 35 jobs will be created after having set up the BVB project of 1.1 MW. The estimate of the number of jobs created for the operation of the demonstration project is as follows:

- 8 operators per shift including a shift-in-charge. Therefore there will be 32 operators for the biogas plant. The operators will be engaged in controlling the feedstock, digester operation, safe operation of electrical equipment, etc.;

- One power plant manager will be hired whose responsibility will be to ensure the overall operation and maintenance of the power plant;

- 2 administrative staff will be hired to take care of the administration of the biogas plant.

Biogas based mini-grids established under this Project will increase affordability of having access to grid electricity of the poor households at local communities where connecting points to existing REEs are too far and may be too expensive and existing rates/ tariffs may not be affordable due to high cost of diesel fuel required to run the diesel-based mini-grids. Being connected to reliable electricity of rural households enables access to educational information and media through TV and radio programme. Village electrification may also lead to availability of street lightings which can improve safety for women and girls at night. Home lighting enables studying at night for school children while reducing physical labor with the help of electrical appliances and eliminating indoor air pollution due to decreased fuel burning for home lightings such as kerosene. In terms of household economic benefits, cash crops or vegetables may be grown with the help of irrigation pumps powered by electricity leading to increased household incomes.

Women NGOs, female-headed households, female-led businesses and female community council members will be included in consultations during the feasibility of biogas-based mini-grids, wherever possible. In order to promote gender equality in capacity building activities on commercial biogas technology, females will be given the same opportunity as men to receive O&M training, and if necessary specific efforts will be made regarding outreach to qualified women and addressing barriers that hinder women from participation (e.g. childcare, transport). The promotional materials to be produced for CC awareness raising will include gender aspects highlighting women’s role in decision making in business and in achieving sustainable livelihood. Gender specific indicators will be developed based on a gender analysis conducted during project inception, monitored and evaluated in M&E reports throughout the project implementation period.

Most animal farms are located in area where no electricity grid is available. For the case of Siem Reap province, a cluster of animal farms (3 farms that have shown interest of participation in the GEF project and have submitted co-financing letters) can be found within 1 - 2 km from each other which is ideal for cluster captive mini-grid project if such a model can be realized.  Those off-grid communities currently use (lead-acid batteries) car batteries for household electricity uses, as such, one of the positive benefits of the project is reduced dependence on lead acid battery (car battery) by communities that will be connected to electricity, resulting to savings in household costs and more reliable and secure supply of electricity.

From the establishment of the 11 biogas plant within the duration of the GEF project, it can be estimated that about 13.7 GWh of electricity could be supplied to surrounding villages. Although at present such quantity of electricity is not available as the communities do not have access to grid electricity or cannot afford to produce equivalent amount of electricity using alternative sources such as diesel generators; assuming that this quantity of would replace diesel electricity of the same amount, it would mean that the total monetary benefit at social level can be as much as $ 3.4 million annually. This means that there is a very high potential of socio-economic development due to the reduced cost of electricity supply in the surrounding villages. In addition to electricity generated from the biogas power plant, it can be estimated that about 10,228 tons of fertilizer can be produced annually. As majority of income generation in villages in Cambodia come from agriculture, there is a demand for fertilizer. The swine farms can sell the fertilizer at cost price making it more affordable for the farmers making it both a win-win situation for the two parties.

Gender mainstreaming

- Gender Mainstreaming at UNIDO

UNIDO recognizes that gender equality and the empowerment of women have a significant positive impact on sustained economic growth and inclusive industrial development, which are key drivers of poverty alleviation and social progress. Commitment of UNIDO towards gender equality and women’s empowerment is demonstrated in its policy on Gender Equality and the Empowerment of Women (2009), which provides overall guidelines for establishing a gender mainstreaming strategy that:

- Ensures that a gender perspective is reflected in its programmes, policies and organizational practices;

- Advances the overall goal of gender equality and the empowerment of women, particularly the economic empowerment of women;

- Benefits from the diversity of experiences and expertise within the United Nations system to advance the internationally agreed development goals related to gender equality and the empowerment of women;

- Accelerates the Organization’s efforts to achieve the goal of gender balance, in particular at decision-making levels.

At the operational level, UNIDO has developed an energy-gender guide to support gender mainstreaming of its sustainable energy programmes and initiatives at all stages of the project cycle. In addition to introduction of basic concepts and strategic approaches, it also includes tools that can be used at relevant points of the project cycle to guide the thought processes and activities. These tools include:

- gender categorization tool, which assesses how much direct impact the project will have on gender dimensions;

- gender mainstreaming check list, which summarizes key considerations which must be considered during project development;

- gender analysis tool which provides specific questions that can guide the project developer in considering gender dimensions of a project, before full gender analysis is conducted by an expert;

- gender mainstreaming the project cycle tool, which lists key activities to be considered at each step of the project cycle;

- gender indicator framework that encourages results based management by indicating potential gender dimensions and quantitative indicators for specific energy interventions.

To ensure that all projects consider gender dimensions from inception, UNIDO has also integrated a robust gender review as part of the project appraisal process both at technical and organizational level.

- Gender dimensions of the project

This intervention in Cambodia is expected to have limited direct influence over gender equality and/or women’s empowerment in the country and therefore could be classified as a project with “limited gender dimensions” according to the UNIDO Project Gender Categorization Tool. Nevertheless, UNIDO recognizes that all energy interventions are expected to have an impact on people and are, therefore, not gender-neutral. In fact, due to diverging needs and rights regarding energy consumption and production, women and men are expected to be affected differently by the project (in terms of their rights, needs, roles, opportunities, etc.). Therefore, regardless of the project’s gender category, the project aims to demonstrate good practices in mainstreaming gender aspects into biogas projects, wherever possible, and avoid negative impacts on women or men due to their gender, ethnicity, social status or age. Figure 2: Gender mainstreaming the project cycle below provides an overview of key issues that will be further considered during the gender mainstreaming of the next steps in the project cycle. Depending on the type of intervention and scope of activities, the degree of relevance of gender dimensions may vary.

Figure 2: Key issues of gender mainstreaming the project cycle

During the PPG phase, a preliminary gender analysis of the country context has been conducted, based on which potential gender dimensions of project outcomes and outputs, as well as potential entry points for gender equality and women's empowerment (GEEW) were developed and incorporated into the project logical framework. Key gender dimensions of the project outcomes and outputs as well as potential gender-relevant indicators are provided in the logical framework in Annex F (Selected Gender Dimensions).These proposed gender dimensions will be used as a guide during the implementation of the project as well as during M&E.

- Project gender mainstreaming strategy

Guiding principle of the project will be to ensure that both women and men are provided equal opportunities to access, participate in, and benefit from the project, without compromising the technical quality of the project results.

In practical terms,

- Gender-sensitive recruitment will be practiced at all levels where possible, especially in selection of project staff. Gender responsive TORs will be used to mainstream gender in the activities of consultants and experts. In cases where the project does not have direct influence, gender-sensitive recruitment will be encouraged. Furthermore, whenever possible existing staff will be trained and their awareness raised regarding gender issues.

- All decision-making processes will consider gender dimensions. At project management level, Project Steering Committee meetings will invite observers to ensure that gender dimensions are represented. Also at the level of project activity implementation, effort will be made to consult with stakeholders focusing on gender equality and women’s empowerment issues. This is especially relevant in policy review and formulation.

- To the extent possible, efforts will be made to promote participation of women in training activities, both at managerial and technical levels. This can include advertising of the events to women’s technical associations, encouraging companies to send women employees, etc.

- When data-collection or assessments are conducted as part of project implementation, gender dimensions will be considered. This can include sex-disaggregated data collection, performing gender analysis as part of ESIAs, etc.

B.3. Explain how cost-effectiveness is reflected in the project design The project takes a comprehensive approach to address barriers that are preventing the development of commercial biogas power plants which include a) lack of awareness and confidence among farm owners to invest in commercial biogas power plants, b) inadequate human and institutional capacity in planning, investigating, designing, constructing, operating, maintaining and managing commercial biogas power plants, c) lack of access to financial sources and financial incentives, d) lack of appropriate technology for commercial biogas power plants and e) inadequate general awareness on CC and GHG mitigation options. The strategy of the project to achieve its objectives is geared upon 1) building and maximizing leverage of public-private sector partnership, 2) building on existing framework within the government to support commercial biogas-based power plants, 3) promoting commercial farms that have potentials and already have established infrastructures as Rural Electricity Entrepreneur (REE) to demonstrate a profitable biogas-based mini-grid business model on the basis of their feed stock availability, their short and medium-term energy needs and GHG savings potentials, and 4) identifying best possible financing facility/incentive schemes and appropriate technology that would encourage further replications of commercial biogas-based power plants among farm owners. The project is considered to be a cost effective intervention for GEF due to the CO2 emission reduction potential from enhanced use of biogas technology. For a GEF contribution of USD 1.5 million, this project will directly result in 1.7 MW additional installed capacity based on biogas technology as well post direct investment on .4MW additional capacity. More importantly, the project is expected to result in the replication of several similar projects for a cumulative 4 MW capacity thus making it a high impact GEF intervention. The demonstration plants established by the project will increase the local capacity in such a way that the future interventions will be increasingly cost effective. In addition to it, due to the high investment return of the power plants, livestock farms will show additional interest.

C.  describe the budgeted m &e plan

Project monitoring and evaluation (M&E) will be conducted in accordance with established UNIDO and GEF procedures. The M&E activities are defined by Project component 4 and the concrete activities for M&E are specified and budgeted in the M&E plan. Monitoring of the project will be based on indicators (for project component 1, 2 and 3) defined in the strategic results framework given in Annex A (which details the means of verification) and the annual work plans. Monitoring and Evaluation will make use of the GEF Tracking Tool, which will be submitted to the GEF Secretariat twice during the duration of the project: at CEO Endorsement, and at closure.

UNIDO as the Implementing Agency will involve the GEF Operational Focal Point and project stakeholders at all stages of project monitoring and evaluation activities in order to ensure the use of the evaluation results for further planning and implementation.

According to the Monitoring and Evaluation policy of the GEF and UNIDO, follow-up studies like Country Portfolio Evaluations and Thematic Evaluations can be initiated and conducted. All project partners and contractors are obliged to (i) make available studies, reports and other documentation related to the project; and (ii) facilitate interviews with staff involved in the project activities.

The overall objective of the M&E process is to ensure successful and quality implementation of the project by: i) tracking and reviewing the execution of project activities; ii) taking early corrective action if performance deviates significantly from the original plans; and iii) adjusting and updating project strategy and implementation plan to reflect possible changes on the ground results achieved and the corrective actions taken.

- Monitoring

A detailed monitoring plan for tracking and reporting on project time-bound milestones and accomplishments will be prepared by UNIDO in collaboration with the established Project Management Unit (PMU) and project partners at the beginning of project implementation and then will be updated periodically. Monitoring activities will be carried out on the basis of the periodic reports developed by the PMU with the frequency aligning to the quarterly reports.

By making reference to the impact and performance indicators defined in the Project Results Framework, the monitoring plan will track, report and review the Biogas project activities and accomplishments in relation to:

- Implementation;

- Operation and effectiveness of the Learning Centre;

- Conduct of various capacity building trainings and their usefulness;

- Level of awareness and technical capacity of relevant institutions in the market within commercial livestock farms;

- Implementation of incentive and soft loan facility, its operation and impacts on project implementation;

- Replication potential of similar projects elsewhere in Cambodia;

- CO2 emission reduction resulting from the implemented projects;

- CO2 emission reduction potential from other replication projects; and

- Effectiveness and usefulness of the dissemination activities such as trainings, seminars, site visits, performance reports, project website, leaflets, etc.

- Reporting

PMU will present a report to UNIDO every six months with detailed information on the progress of the project as per the annual implementation plan and activities that have been carried out during the period of each report. An annual report shall be submitted by PMU at the end of each project cycle year with a summary of activities carried out over the year and will be the basis of Project Implementation Review (PIRs). The annual report will also cover the benefits gained and impacts made on the implementation of the project. In addition, the report will include the evidence to demonstrate the progress made in the achievement of the indicators highlighted in the Logical Framework.

- Evaluation

The project will be subjected to mid-term and final evaluations. The project will be monitored from the beginning and a mid-term evaluation will be carried out at the end of the 2nd year of the GEF project and follow up corrective actions will be taken. This evaluation will focus on various activities of the project such as the construction of the demonstration plant, assessment of the effectiveness of the trainings, establishment of I&LC, establishment of incentives and soft loan facilities, etc. carried out until the 2nd year of the project.

An independent final evaluation will be conducted three months prior to the terminal review meeting. The final evaluation will look at the impact and sustainability of results, including the contribution to capacity development and the achievement of global environmental benefit goals. It will also focus on various other activities of the project such as the construction and operation of the demonstration plant, assessment of the effectiveness of the training, establishment of Learning Centre, establishment of the incentives and soft loan facility, etc. The final evaluation will also provide recommendations for follow-up activities.

According to the Monitoring and Evaluation policy of the GEF and UNIDO, follow-up studies like Country Portfolio Evaluations and Thematic Evaluations will also be initiated and conducted. All project partners and contractors will be obliged to (i) make available studies, reports and other documentation related to the project and (ii) facilitate interviews with staff involved in the project activities.

Table 14 provides the tentative budget summary for the total evaluation, which has been included in Project Component 4.

Table 14: Indicative monitoring and evaluation plan

| Activity | GEF (USD) | Co-financing (USD) | Responsible party |
| --- | --- | --- | --- |
| Monitoring of project impact indicators (as per log frame) |  | 5,000 | Proposed (to be adopted to project specific scenario): - Project technical experts & M&E consultants provide feedback to project executing partner/PMU; - Project execution partner/PMU submit inputs for consolidation and approval by project steering committee (PSC); PSC submits final inputs/reports to UNIDO PM |
| Measurement of GEF tracking tool specific indicators |  |  |  |
| Periodic Progress Reports |  | 5,000 |  |
| Independent terminal evaluation | 70,000 | 60,000 | Independent M&E expert for submission to UNIDO PM |
| Total | 70,000 | 70,000 |  |

Legal Context

“The Kingdom of Cambodia agrees to apply to the present project, mutatis mutandis, the provisions of the Standard Basic Assistance Agreement between the United Nations Development Programme and the Government, signed and entered into force on 19 December 1994.”

PART iII: Approval/endorsement by gef operational focal point(s) and gef agency(ies)

- Record of Endorsement of GEF Operational Focal Point(s) on Behalf of the Government(s): ): (Please attach the Operational Focal Point endorsement letter(s) with this form. For SGP, use this OFP endorsement letter).

| Name | Position | Ministry | Date (MM/dd/yyyy) |
| --- | --- | --- | --- |
| Dr. Lonh Heal | GEF Focal Point | MINISTRY OF ENVIRONMENT | 03/01/2012 |

B.  GEF AGENCY (ies) certification

This request has been prepared in accordance with GEF/LDCF/SCCF/NPIF policies and procedures and meets the GEF/LDCF/SCCF/NPIF criteria for CEO endorsement/approval of project.

| Agency Coordinator, Agency Name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Mr. Philippe R. Scholtès, Managing Director, Programme Development and Technical Cooperation Division - PTC, UNIDO GEF Focal Point |  | 03/10/2015 | Mr. Jossy Thomas, Project Manager, PTC/ECC/RRE | +43-1- 26026 - 3727 | j.thomas@unido.org |

GEF_CEOENDR_52

ANNEX A:  PROJECT RESULTS FRAMEWORK (either copy and paste here the framework from the Agency document, or provide reference to the page in the project document where the framework could be found).

| Project Narrative |  | Objectively verifiable indicators |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Indicator | Baseline | Target (quantified and time-bound) | Source of verification | Risks and Assumptions |
| Goal | To reduce GHG emission related to methane emissions from animal waste in Cambodia | Incremental methane emission reduction. | Methane emission due to constant dumping and stockpiling of animal waste from large animal farms | 1.1 MW capacity of Bio gas plant established during the project. | - Physical verification of Bio gas plant in operation - Final evaluation report | Continuous support from all participating stakeholders. |
| Objective of the project | To Promote investment in biogas based rural electricity enterprises (REE) for increasing rural electrification for productive uses | 1. Number of animal farms converting their animal waste into energy 2. Number of SMEs established due to access to affordable and sustainable energy | None | 1. At least 14 animal farms developing their biogas potential 2. At least 3 SMEs established | - Physical verification of the farms/biogas plant - Physical verification of the SMEs - Final evaluation report. | Sustained support from the Government (through different policies) and private investors. |
| Project Component 1: Creating awareness on climate change (CC) and building capacity in commercial biogas based mini-grids |  |  |  |  |  |  |
| Outcome 1.1 | Global CC addressed and contributed. | - Incremental direct methane emission reductions (tons of CO2eq) | - No direct methane emission reductions | - Direct emission reductions: 1,348,707 tCO2eq over period 2015 – 2018 | - Physical verification of biogas plant established by the project - End of Project M&E report | - Continued and full Government Agencies support to the Project. - Continued commitments from private sector for energy costs reduction and enhanced share of RE grows progressively. |
| Outcome 1.2 | Human and institutional capacity available on commercial biogas based mini-grids | 1. Number of human and institutions trained in designing, developing, operating & maintenance of biogas power plants 2. Number of women trained | Inadequate capacity in developing & managing biogas power plant | At least 50 personnel are trained and 3 relevant institutions capacity developed 2. To target at least 20% women participation in each group | - End of project report - Training reports | - Government & academic institution interest & support to build capacity for RE transfer & promotion - Financial institutions and local engineering firms who supply power generating equipment recognize the benefits of RE in Cambodia - Participating commercial farms are willing to send their technical staff to the training |
| Output 1.1.1 | A Technical information Centre for commercial biogas power plants established | - Information &Technical Centre on biogas established. - Implemented business plan and annual work plan for the centre | Lack of biogas based electricity generation information & technical centre | Information &Technical Centre established with qualified personnel and equipped with adequate tools and systems | - End of project report - Physical verification - Business and work plans -progress report | - Continued and full Government Agencies support to the Project. - Timely availability of resources at DAHP required to set up the Information & Technical Centre |
| Output 1.1.2 | Capacity developed among policy makers, project developers and financial institutions on commercial biogas based mini-grids | 1. Number of policy makers, project developers and financial institutions trained 2. Number of women trained | Inadequate capacity among the policy makers, project developers and financial institutions | 1. At least 10 personnel trained on biogas technology from each of the identified groups 2. To target at least 20% women participation in each group | - Training reports - End of project report | - Government & academic institution interest & support to build capacity for RE transfer & promotion - Financial institutions and local engineering firms who supply power generating equipment recognize the benefits of RE in Cambodia |
| Project Component 2: Creating enabling environment for investments in commercial biogas technology |  |  |  |  |  |  |
| Outcome 2.1 | Established financing facility and increased involvement of farm owners and financing institutions in commercial biogas technology | Incentive scheme established and soft loan available | No financing support to promote commercial biogas technology | At least one soft loan facility designed | At least one soft loan facility designed | - Signed credit facility - Bank data |
| Output 2.1.1 | Soft loan facility established for commercial biogas based electricity generation power plants | Incentive scheme established and soft loan available | No existing soft loan facility | At least one soft loan facility designed | - Signed credit facility - Bank data | Sustained support from the stakeholders and the financial sector |
| Project Component 3: Demonstrating biogas based mini-grid technologies in commercial farms |  |  |  |  |  |  |
| Outcome 3.1 | Established biogas based rural electricity enterprises (REEs) | Number of biogas based REEs established | No REE established | At least 1 REE established | 1.Physical verification 2. End of project report | Sustained support from the stakeholders and the private sector |
| Output 3.1.1 | Bankable feasibility study report prepared for 11 participating farms | Project progress status | Lack of bankable feasibility study reports for further project development. | Detailed plant design reports for the participating farms | Detailed plant design reports of each participating farm. | - Sustained Government support to agreed project activities and policies conducive to promote RE technologies - Commercial farm partnering with the GEF project fulfil their co-financing commitments |
| Output 3.1.2 | Incentive mechanism established for investors of commercial biogas plants | USD incentives based on incremental cost principle to Biogas projects | Inadequate financing facilities to attract investments in Biogas projects | Establish incentive scheme with GEF grant for the participating farms and potential investors | FTB documents | Support of MoE and MAFF and interest of private investors along with the FTB |
| Output 3.1.3 | Cumulative of at least 1 MWof biogas based mini-gridestablished at participating 11 farms | MW of installed capacity | No biogas power plant at medium to large scale animal farms, | At least 1 MW biogas power plant should be established at the end of the project | - Physical verification - End of Project reports | - Sustained Government support to agreed project activities and policies conducive to promote RE technologies - Commercial farm partnering with the GEF project fulfil their co-financing commitments |

ANNEX B:  RESPONSES TO PROJECT REVIEWS (from GEF Secretariat and GEF Agencies, and Responses to Comments from Council at work program inclusion and the Convention Secretariat and STAP at PIF).

| S. No. | GEF Secretariat Comment |  |
| --- | --- | --- |
| 1. | a) Please clarify whether the locations considered by the project for medium/large scale biogas in Cambodia are locations where electricity is not available. b) Detailed estimates of the project emission reduction impact are expected by CEO approval along with details about the methodology used, the associated calculation and assumptions. a) In calculating GHG emission reductions due to the project, the CEO approval request will need to take into account the expected date of grid connection of the targeted villages since, from that date, the alternative scenario may not be diesel based electricity anymore. b) Details are expected by CEO approval request on how the proposed project will ensure complementarity and avoid redundancy with existing related c) At CEO approval stage, details are expected on the type of activity biogas based mini-grids will provide electricity to. In the case where such activities would be associated to potential GHG emission increase (thanks to easier and cheaper access to electricity), the project would need to clarify how it would overcome the risk of inducing additional GHG emissions. d) At CEO approval stages, details and justifications are expected on the type of activities the co-financing will support for each component. e) At CEO approval stage, details are expected about (i) the type of activities GEF funding and co-financing will respectively support, and (ii) the budget and financing structure of the information centre. | - Among the 14 farms, which are considered as part of demonstration project and replication project during the project cycle, 5 farms have access to grid electricity and the remaining do not. For the cases electricity is available in the farms, electricity may not be available for the communities in the nearby villages. - Please refer to Annex G to review the methodology used to estimate GHG emission reduction. - A topological survey needs to be conducted by experts during project implementation stage to estimate how long it will take to establish a mini-grid along with the cost. A more detailed GHG emission reduction will be estimated later. During the CEO endorsement stage, it was assumed that setting up of the grid is done simultaneously with the biogas plant construction. - Please refer to section A7 of CEO endorsement report - Currently the farms and the surrounding villages rely on diesel electricity, which means that any activity which is a direct outcome or benefit from the project would not contribute to the increase in GHG emission. - Details on the type of activities and budget allocated for the distribution of co-financing amount is mentioned in each of the co-financing letter submitted - The financing structure of the information and learning centre has not been defined. The activities of the GEF project are shown in the activity log in Annex A |

Annex C:  status of implementation of project preparation activities and the use of funds

A.  provide detailed funding amount of the ppg activities financing status in the table below:

| PPG Grant Approved at PIF: $ 50,000 |  |  |  |
| --- | --- | --- | --- |
| Project Preparation Activities Implemented | GEF/LDCF/SCCF/NPIF Amount ($) |  |  |
|  | Budgeted Amount | Amount Spent To date | Amount Committed |
| Collection of supplemental data | 5,000 | 2,623 | 2,377 |
| Stakeholders consultation | 5,000 | 2,000 | 3,000 |
| Finalization of sustainable operating procedure for the information/learning centre | 3,000 | 2,000 | 1,000 |
| Selection of potential sites and carrying out of detailed feasibility studies | 15,000 | 10,000 | 5,000 |
| Identification of financing facility/incentive scheme | 5,000 | 3,000 | 2,000 |
| Preparation and finalization of full-sized project document | 17,000 | 12,736 | 4,264 |
| Total | 50,000 | 32,359 | 17,641 |

annex D:  CALENDAR OF expected reflows (if non-grant instrument is used)

Provide a calendar of expected reflows to the GEF/LDCF/SCCF/NPIF Trust Fund or to your Agency (and/or revolving fund that will be set up)

Not applicable

Annex E: PROJECT IMPLEMENTATION SCHEDULE

| Activity | Year 1 |  |  |  |  |  |  |  | Year 2 |  |  |  |  |  |  |  | Year 3 |  |  |  |  |  |  |  | Year 4 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | I |  | II |  | III |  | IV |  | II |  | III |  | IV |  | IV |  | I |  | II |  | III |  | IV |  | I |  | II |  | III |  | IV |  |
| PC 1 - Creating awareness on climate change and building capacity in commercial biogas based mini-grids |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.1.1 An information centre for commercial biogas power plants established in DAHP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. Establishing the information and learning centre for Biogas projects at DASP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Business plan and annual work plans of the centre are implemented successfully |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Training to centre staff on operation and management of the centre |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. Creation of database and information required for developing WTE projects at the centre |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| e. Preparation of training materials for different trainees to be trained at the centre |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| f. Available guidebooks on biomass and biogas technologies and power plant development will be customised for adapting to the local conditions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| g. Public announcement and media campaign to publicize the services of learning centre |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| h. Preparation of leaflets and website for Biogas information dissemination through the Information Centre |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.1.2 Capacity developed among policy makers, project developers and financial institutions on commercial biogas based mini-grids |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. Assessment of capacity of policy makers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Training to at least 50 policy makers on WTE project development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Assessment of capacity requirement of different target groups |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. Training to at least 50 personnel from different RE/technical institutions in developing Biogas projects |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| e. Training to at least 50 personnel from banks, financial institutions and funding agencies in assessing the WTE projects |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| f. Training to at least 50 personnel from local engineering and O&M companies in O&M of biogas plants |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PC 2 - Creating enabling environment for investment in biogas technology |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1.1 Soft loan facility established for commercial biogas based electricity generation power plants |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. Recommendations on the modalities and procedures of the establishing the incentive scheme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Incentive scheme designed for power plant and mini-grid support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Recommendations on the modalities and procedures of the soft loan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. Establishment and operation of the incentive mechanism |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| e. Raising awareness among the stakeholders on the availability of soft loan and incentives schemes through seminars and road shows |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PC 3 - Demonstrating biogas based mini-grid technologies in commercial farms |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.1.1 Detail feasibility study prepared for 11 Participating farms |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. Detailed plant designs for the demonstration site |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b Arranging the necessary licenses, permits and contracts for the biogas plants |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Study on insurance required for the biogas plants during construction and operation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. Preparing bidding document for biogas power plant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| e. Launching the bid document, bidding, evaluating and selecting contractor for Biogas plant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| f. Finalization of Biogas plants O&M plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| g. Financial closures |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| h. Construction and commissioning of the Biogas plant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| i. Conducting expert inspection during construction and commissioning by Owner's Engineers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| j. Monitoring, testing and reporting on biogas plant performance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| k. Conducting demonstration site visit and seminar |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.1.2 Incentive mechanism established for investors of commercial biogas plants |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. Establishment and operation of the incentive scheme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Raising awareness among the stakeholders on the availability of incentives through seminars and road shows |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.1.3 Cumulative of at least 1.5 MW of biogas based mini-grid established at the 11 participating farms. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. Detailed plant designs for the replication project sites |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b Arranging the necessary licenses, permits and contracts for the biogas plants |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Study on insurance required for the biogas plants during construction and operation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. Preparing bidding document for biogas power plant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| e. Launching the bid document, bidding, evaluating and selecting contractor for Biogas plant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| f. Finalization of Biogas plants O&M plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| g. Financial closures |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| h. Construction and commissioning of the Biogas plant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| i. Conducting expert inspection during construction and commissioning by Owner's Engineers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| j. Monitoring, testing and reporting on biogas plant performance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| k. Conducting demonstration site visit and seminar |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PC 4 - Monitoring and Evaluation (M&E) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.1. End of project M & E report prepared |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. Preparation of TORs & recruitment of evaluation consultant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Conduct of final evaluation and preparation of M&E report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Design and preparation of publication website |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. Workshop on lesson learned and experiences gathered |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. Establishment of Project Management Unit |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Development of a detailed activity plan and schedule |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Establishment of Project Steering Committee |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. Periodic convening of PSC meeting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| e. Implementation of Biogas projects |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| f. Reporting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| g. Day-to-day coordination, management and monitoring of all project activities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

ANNEX F: Selected Gender Dimensions

| Project Component |  | Gender Dimensions |
| --- | --- | --- |
|  | Overall Project Objectives: To Promote investment in biogas based rural electricity enterprises (REE) for increasing rural electrification for productive uses | Collect continuously data on a sex-disaggregated basis, for instance during demand assessment for site selection, collect sex-disaggregated data and information on potential beneficiaries. |
|  | Component 1: Creating awareness on climate change (CC) and building capacity in commercial biogas based mini-grids |  |
|  | Outcome: Human and institutional capacity available on commercial biogas based mini-grids |  |
|  | Output 1.1.1: A Technical information Centre for commercial biogas power plants established | - Consider inclusion of gender dimensions in the business plan, annual work plans and M&E strategy of the centre. - Promote the added-value from gender balanced teams and gender-sensitive recruitment – whenever possible. - As far as data collection will be in the hand of the TIC, ensure that data is collected in a sex-disaggregated manner whenever possible and can also be used for evaluation. - Potential gender-relevant targets and indicators - Business plan, annual work plans and M&E strategy of the centre contains gender dimension (y/n) - Data collection is possible in a gender-disaggregated manner (y/n) |
|  | Output 1.1.2: Capacity developed among policy makers, project developers and financial institutions on commercial biogas based mini-grids | - Include section on gender dimensions in the training needs assessments (TNAs) of the trainings and workshops – if a TNA will be conducted. - Make efforts to secure gender balance of the training participants as well as local and international trainers and technical consultants when possible. Pay attention to establish a valid baseline for each target group: policy makers, project developers and financial institutions. This is needed to define realistic and gender sensitive targets. - Promote participation of qualified women in the trainings, workshops and all project activities (e.g. outreach/ promotion through women’s engineering associations, use of gender-responsive languages, etc.). - Address conditions that may prevent women participation in the trainings such as security, knowledge gap and resources when possible (e.g. through scholarships, reduced fee, specialized courses, safe transport). - Raise awareness of local institutions that UNIDO promotes GEEW and therefore UNIDO encourages to select both female and male representatives to participate in all organized workshops and trainings. - Consider the integration of gender aspects in the training or workshop content/ curriculum (e.g. indicating information in a sex-disaggregated manner, separate session on gender dimensions). For this purpose, ensure inclusion of gender expert. - Ensure that gender dimensions are considered in developing all capacity building activities, materials and awareness raising campaigns. For instance, pay attention to gender neutral language, include gender-disaggregated data whenever possible, make sure to reach both women and men, etc. - Promote that best practice examples and case studies also showcase gender mainstreaming/ women’s empowerment. - In all of the above mentioned suggestions, gender mainstreaming could be facilitated through engaging an energy-gender expert or the inclusion of CSOs and NGOs focusing on gender equality issues and advocating women’s empowerment, such as women’s associations. - Potential gender-relevant targets and indicators - #/% of female/male participants (disaggregated by age) - #/% of training material that contains gender section - #/% of learning material (e.g. awareness raising sessions) includes gender dimensions - #/% of best practice examples/ case studies or that showcase GEEW |
|  | Component 2: Creating enabling environment for investments in commercial biogas technology |  |
|  | Outcome 2.1: Established financing facility and increased involvement of farm owners and financing institutions in commercial biogas technology |  |
|  | Output 2.1.1: Soft loan facility established for commercial biogas based electricity generation power plants | - Encourage inclusion of gender dimensions during policy review and formulation of e.g. new strategies to promote investment in biomass waste utilization such as supportive instruments. - Consider gender-specific needs and impacts that will be relevant to ensure that both men and women will have the same opportunities offered by the soft loan facility. - Address conditions that may prevent women accessing the soft loan facility such as knowledge gap and the local resource ownership background. For instance, establish special loan conditions or mentoring for women, if necessary. - Ensure that land used by the 11 participating farms has not been “grabbed” illegally as is the practice in Cambodia. - For outreach purposes or information sharing include women’s engineering associations and use gender-sensitive languages. - Include gender considerations during the approval of the guidelines for implementation of the soft loan facility. - Promote that bi-annual progress report prepared by FTB contains gender dimension, at least gender disaggregated information regarding borrowers. - Whenever the enhancement of staff competence requires the selection of training participants, efforts should be made to secure gender (ethnicity and age) balance of the training participants. - Ensure efforts are made to promote participation of qualified women in the trainings through adequate outreach/ promotion, use of gender-responsive languages, etc.; - Consider conditions that may prevent women participation in the trainings such as security issues, knowledge gap and resources. Hence, address them when possible e.g. scholarships, reduced fee, specialized courses, safe transport. - Raise awareness of local institutions that UNIDO promotes GEEW and therefore UNIDO encourages to select both female and male representatives to participate in all organized workshops and trainings. - Consider the integration of gender aspects in training material that inform of the soft loan facility. This shall help to raise gender-awareness of both female and male policy makers, animal farm owners and staff in Cambodian financial institutions. For instance, indicate data in a gender-disaggregated manner, or give information on the energy-gender nexus. - Most of the above mentioned gender activities could be promoted through engaging an energy-gender expert or the inclusion of CSOs and NGOs focusing on gender equality issues and advocating women’s empowerment, such as women’s associations. Therefore, encourage their inclusion during development of the soft loan. - Potential gender-relevant targets and indicators - Gender dimension included in the development of soft loan facility. (y/n) - Energy-gender expert or CSOs and NGOs focusing on gender equality issues and advocating women’s empowerment, such as women’s associations, have been consulted during development of the soft loan (y/n) - #/% of female/male participants (disaggregated by age) - Bi-annual progress report prepared by FTB contains gender dimension (y/n) |
|  | Component 3: Demonstrating biogas based mini-grid technologies in commercial farms |  |
|  | Outcome: Established biogas based rural electricity enterprises (REEs) |  |
|  | Output 3.1.1: Bankable feasibility study prepared for 11 participating farms | - Ensure inclusion of gender dimension in the feasibility studies, supportive studies, incentive mechanism and technical designs, e.g. environmental and social environmental management plans or impact assessments (ESIAs). For this purpose, consider engaging an energy-gender expert or include of CSOs and NGOs focusing on gender equality issues and advocating women’s empowerment, such as women’s associations. - During energy demand assessment for site selection, collect sex-disaggregated data and information on potential beneficiaries (e.g. female-led farms). - Promote that women and men are given equal opportunity to access, participate in, benefit from & decide over the incentive mechanism and biogas based mini-grids. - For instance, include considerations to identify opportunities to involve women as owners or developers of biogas systems when all other conditions are similarly satisfied. (If necessary & possible provide specific/ adequate assistance for business development for interested women, such as mentoring or additional capacity building.) - When selecting the demonstration site consider female-led farms as beneficiaries when all other conditions are similarly satisfied. If farms have already been chosen consider this aspect in case there will be changes in participation. - Consider the inclusion of qualified women in the design and development of the biogas based mini-grids. - Potential gender-relevant targets and indicators - Feasibility studies, supportive studies, incentive mechanism and technical designs contain sex-disaggregated data (y/n/#/%). - Feasibility studies, supportive studies, incentive mechanism and technical designs, environmental and social management plan or ESIAs include gender dimension (y/n/#/%). - #/% of female-led farms as beneficiaries - CSOs and NGOs focusing on GEEW or gender expert as consulted/ included in the feasibility studies, supportive studies and technical designs (y/n) |
|  | Output 3.1.2: Incentive mechanism established for investors of commercial bio gas plants |  |
|  | Output 3.1.3: Cumulative of at least 1 MW of biogas based mini-grid established at participating 11 farms |  |
|  | Component 4: M&E |  |
| 4 | Outcome 4.1: Effectiveness of output assessed, corrective actions taken and experience documented 4.1.1. End of project M&E report prepared 4.1.2. Experience and information dissemi-nation workshop 4.1.3. Publication and websites | - Nominate a gender-responsive member in the PSC, and if not possible ensure that women’s groups/ gender experts are invited as special observers to the PSC meetings. - Consider monitoring not only participation of women but also project impacts on different beneficiary groups (e.g. change on income; change in skills) where relevant. - Include gender dimension into mid-term and final evaluation reports. - Promote the inclusion of gender dimensions into publications and websites. For instance, ensure gender neutral language, picturing both women and men, avoiding stereotypes, providing article or contributions on women’s empowerment. - Ensure that women and men are given equal opportunity to access, participate and benefit from information; for instance, participation in the experience and information dissemination workshop. - Potential gender-relevant targets and indicators. - Inclusion of gender dimension into mid-term and final evaluation reports with |

Annex G: Methodology for Estimating GHG emission reduction

The following methodology has been used in order to estimate the potential GHG emission reduction from the biogas project.

GHG emission reduction potential of each farm has been estimated by taking into consideration three factors; emission from swine waste, emission from grid electricity consumption and lastly emission from the consumption of diesel fuel.

GHG emission reduction potential of farm = Emission from Swine Waste + Emission from Grid electricity + Emission from diesel fuel

In order to estimate the average emission factor for electricity consumption, the GHG emission from the grid electricity consumed as well GHG emission as diesel electricity produced during the baseline scenario were combined and then divided by the total electricity consumed during the baseline scenario. An emission factor of 1.1205 kg CO2 /kWh have been used for grid electricity in Cambodia and 0.8 kgCO2 /kWh as emission factor for diesel electricity.

Although there is no figure on how much diesel electricity was consumed apart from the total quantity of diesel fuel consumed annually, equivalent electricity quantity was estimate assuming 1 litre of diesel fuel is equivalent to 11.1 kWh and a diesel generator conversion efficiency of 30%. The estimated GHG emission factor for electricity of the 14 farms is shown in the table below:

| Farm No. | Company Name | Location | Average Electricity Emission factor (kgco2/kWh) |
| --- | --- | --- | --- |
| Farm 1 | Kong Sen | Teuk Phos district, KP Chhnang province | 1.1205 |
| Farm 2 | Ty Nuy (Sar Ratha) | Opongmorn village, Takream commune, Banan district, Battambang province | 0.8 |
| Farm 3 | CKYE Development |  | 1.1205 |
| Farm 4 | Pich Robin | Tbeng Khang Kert village, Tbeng commune, Banteay Srey district, Siem Reap province | 0.8 |
| Farm 5 | Phon Ratana/Sok Bun Kheng | Roveang village, Romchek commune, Banteay Srey district, Siem Reap province | 0.8 |
| Farm 6 | Te Sopheak | Roveang Village, Romchek Commune, Banteay Srey District, Siem Reap Province | 0.8 |
| Farm 7 | Ngeth Sovannaroath | Snachdecho, Blang, Bakong | 0.8 |
| Farm 8 | Chren Vorn | Chheur Teal village, Tbeng commune, Kompong Svay district, Kompong Thom province | 0.8 |
| Farm 9 | BVB Investment corp(Heam Sokha) | La Ork village, Kampong Thmor commune, Santuk district, Kampong Thom province | 1.068664818 |
| Farm 10 | Mong Reththy group | Rethy Mouy village, Keo Pos commune, Preah Sihanouk province | NA |
| Farm 11 | Ta Keng (MR1) | Monorom village, Cheung Kor commune, Prey Nub district, Preah Sihanouk province | NA |
| Farm 12 | Khun Ang | Mean Rith village, Kandoal commune, Teuk Chhou district, Kompot province | 0.906746161 |
| Farm 13 | Ros Sokha | Tra Paingpring village, Tra Paingpring commune, Teuk Chhou district, Kompot province | 0.8 |
| Farm 14 | Neang Chantha | Samki village, Chrak Mtes commune, Bavet district, Svay Rieng province | 1.1205 |

It should be noted from the table above that no GHG emission factor has been considered for farm 10 and 11. This is because the two farms produce electricity from their existing biogas plant and self-consume it.

In order to estimate the potential of GHG emission reduction from electricity supply to the surrounding villages, it has been assumed that the supplied electricity would replace diesel electricity. Thus the total GHG emission reduction potential of a biogas power plant can be estimated in the following manner:

Total Annual GHG emission reduction potential = Average Electricity Emission factor * Total electricity consumed by Farm + Emission reduction from Swine Waste management + GHG emission factor of Diesel * Electricity supply to the mini-grid

LIST OF ATTACHMENTS

1. ANNEX H- Itemized Budget

2. ANNEX I- Pre-feasibility Study Report

3. ANNEX J- Co-financing Letters

4. ANNEX K- Gender Analysis on Cambodia

Project ID number will be assigned by GEFSEC.

Refer to the Focal Area Results Framework and LDCF/SCCF Framework when completing Table A.

USD 800,000 will go as incentives for the proposed  incentive mechanism.

PMC should be charged proportionately to focal areas based on focal area project grant amount in Table D below.

For questions A.1 –A.7 in Part II, if there are no changes since PIF and if not specifically requested in the review sheet at PIF  stage, then no need to respond, please enter “NA” after the respective question.

Low carbon competitiveness in Cambodia, September 2013;

https://energypedia.info/wiki/Cambodia_Country_Situation

For diesel electricity, the generation cost was found to be 0.64 USD/kWh. This value varies with the efficiency of the diesel generator. Energy generation cost is calculated considering both investment and operation & maintenance cost of both the power plant (biogas or diesel) and mini-grid. According to Meritec report in 2005, diesel fuel costs make up 70% to 90% of all the production costs.

Baseline GHG emission estimated by Ministry of Environment (MoE) using IPCC tier 2 approach (please refer to the chapter ‘Emissions from Livestock and Manure Management’ under the volume ‘Agriculture, Forestry and other Land use’ of the 2006 IPCC Guidelines for National Greenhouse Gas Inventories). Please refer to table 3 for details

Department of Animal Production and Health, MAFF, April 2014

Calculated by taking the average CO2 emission reduction of the demonstration project per MW

Existing infrastructure in grid and diesel electricity and hence baseline investment is considered as the running cost for the existing infrastructure.

Fertilizer production factor of 0.12 kg/day-swine at 35% moisture content

This would require the project to ensure at least 20% of the project outputs have clearly identified activities promoting gender equality and/ or the empowerment of women, including gender-responsive indicators and a corresponding budget OR at least one indicator in each project output refers to gender in some way. Furthermore, a gender-analysis is conducted of gender issues are included in ESIAs. Please see also “Gender Categorization Tool”

ENERGIA “Turning Information into Empowerment: Strengthening Gender and Energy Networking in Africa. Leusden, 2008; Joy Clancy “Later Developers: Gender Mainstreaming in the Energy Sector”, 2009

If at CEO Endorsement, the PPG activities have not been completed and there is a balance of unspent fund, Agencies can continue undertake the activities up to one year of project start.  No later than one year from start of project implementation, Agencies should report this table to the GEF Secretariat on the completion of PPG activities and the amount spent for the activities.

Participation in training courses should be gender balanced, i.e. targeting at having at least 40% of participants of the underrepresented sex. As the local energy sector is characterized by strong male domination, the optimal participation of 40% does not seem feasible. A gender analysis will be necessary to provide reliable information for defining a baseline. This will allow setting realistic targets for female participation. For example, it is necessary to know the number of female graduates in electrical/mechanical engineering if a capacity building activity is conducted for electrical/mechanical engineers. If not enough female graduates are available it could be considered to make an additional course to upgrade skills of female students or graduates from other areas to allow them to participate.

Regarding the specific outreach efforts it would be suggested to work together with relevant stakeholder such as women´s groups or NGOs. For this it would be suggested to conduct a stakeholder analysis in the framework of the gender analysis.

Regarding the specific outreach efforts it would be suggested to work together with relevant stakeholder such as women´s groups or NGOs. For this it would be suggested to conduct a stakeholder analysis in the framework of the gender analysis.

UNIDO Technology Transfer project/GF/CMB/002/1101-2010