[image: image2.jpg]


request for project preparation grant (PPG) 

Project Type: Full size project  
the Least Developed Countries Fund

    Re-Submission date:       April 7, 2009
GEFSEC Project ID
:      
GEF agency Project ID: 4188
COUNTRY (ies): Comoros
Project Title: Adapting water resource management in Comoros to increase capacity to cope with climate change
GEF AGENCY (ies): UNDP, UNEP
Other Executing partner(s): Ministry of Agriculture Fisheries and the Environment.
GEF Focal Area:  FORMDROPDOWN 
 Climate Change
a.   Project preparation Timeframe  

	Start date
	July 2009

	Completion date
	June 2010


B. project preparation activities ($)

 The objective of the project is to reduce the risk of climate change on lives and livelihoods from impacts on water resources in Comoros.  The three outcomes are as follows:
1. Institutional capacity strengthened to integrate climate change information into water resources management

2. Improved water supply and water quality for selected pilot communities to combat impacts of climate change.

3. Increased awareness and knowledge of adaptation good practice for continued process of policy review and development.

Description of PPG Activities
The end-product of the preparatory phase will be a UNDP/UNEP Project Document.  The document will cover the following in detail:

The document will cover the following in detail:

· Clear description of baseline activities and related sources of financing;

· Explicit specification of all adaptation activities to be financed under the LDCF and their adaptation rationale (adaptation value, cost effectiveness);
· The rationale underpinning site selection;
· Logframe:  definition of goal, objective, outcomes, outputs and related indicators, costed monitoring and evaluation plans and roles and responsibilities;

· The Monitoring and Evaluation (M&E) system including impact indicators. These indicators, which will tend to focus on capacity, institutional strengthening and policy formulation and specifically address adaptation relevant impacts, will be based on the guidance of UNDP’s M&E framework for adaptation projects and UNEP’s minimum requirements;
· An institutional delivery plan;

· A budget (LDCF and co-financing) and work plan.
COMPONENT A: PROJECT DESIGN
The work will be carried out by the full complement of consultants outlined in Annex A.  National experts on water management will work together with international experts.  Where national expertise is absent, regional expertise will be sought. An international climate scientist will work with the national Met Service to scope out a work programme on improving climate information services for the water sector. A local economist, working consultatively with the water experts will produce the figures on cost-effectiveness and also the sustainability strategy.  All of this work will be guided by UNDP and UNEP in close collaboration with the Ministry of Agriculture Fisheries and the Environment.  Project formulation will be based on the step-by-step project formulation guidance in UNDP’s Adaptation Policy Framework and UNDP’s guidelines for developing adaptation projects.
The work will cover the following:

Baseline analysis:
The PPG phase will:

1. Do a rapid appraisal of expected climate change impacts and hydrological assessment to determine a) existing water resource availability on the three islands b) existing water access by households and c) baseline stresses to water resources management.  

2. Historic trend data will be assembled, including quantitative and qualitative damage estimates  to water resources and downstream impacts on households due to historic current climate variability, including frequency and intensity of extreme weather events and climate hazards (floods, mudslides, droughts) and any observable changes / shifts in seasons (early / late spring rains etc);
3. Root cause analysis to assess the causes for damages, including baseline environmental degradation;

4. Review development trends in order to identify the most likely scenario of development indicators over the coming five-10 year period assuming no adaptation intervention.  This will need to include a review of water sector spending plans and socio-economic trends;
5. Review and evaluate historic and on-going interventions in the water sector in Comoros, to incorporate lessons learnt into the LDCF project design.
The project will coordinate with the recently approved SIDS IWRM project (through the international waters focal area) and WIOLAB, an on-going International Waters project in the Western Indian Ocean, led by UNEP.
Adaptation scenario analysis
The PPG phase will:

1. Review available information on projected climate change risks on water resources, how these interact with economic and social trends, and impacts on development indicators for Comoros.  This should include:
i. information on the range of climate change scenarios for the Comorian water resources and likely impacts on biophysical, human and economic systems;
ii. Estimate of future damages due to climate change;
iii. Identification of gaps in climate change information, sources of data and communication systems;

iv. Identification of information needs for policy makers to inform the design of components 1 and 3.
2. Make provisions for elaborated climate risk assessments, as necessary, during the project implementation phase. 

3. Identify adaptive interventions.  This will include:

i. Identifying access points and interventions that have a high adaptive value, that are within the scope of the project, and which are likely to produce results in the project lifetime.  

ii. Identifying barriers to scaling up, including capacity development needs in reviewing and designing enabling policies.  The project will be designed to reduce the binding constraints to replication of adaptive interventions nationally.

iii. An explanation of how the project intends to overcome the informational/technical/economic or institutional barriers which prevent the replication of adaptive practices and investments. For example, national policy, laws and institutions can prevent or raise the costs of adaptation.  The project will be orientated towards generating information that policy-makers  can use to improve the enabling environment;
iv. Description of targeted adaptation interventions with clear purpose, outputs and activities, following a results-based approach.
Cost-effectiveness analysis
The project will assess the cost-effectiveness of the identified adaptation responses and will formulate a strategy to ensure that the interventions are financially sustainable beyond the period of LDCF support. This will comprise:
1. Effectiveness analysis: a) establishing the adaptation target (eg minimizing losses in the availability and quality of water resources due to climate change), b) assessing effective demand for project interventions (including cost recovery considerations) c) designing the project, based on technical and financial feasibility and to reduce the barriers to replication of the intervention d) gathering available evidence of possible magnitude of risk reduction and/or productivity gains from the pilot interventions and e) analysing how climate risks will affect the project and stream of benefits over time.  

2. The cost analysis will gather available evidence from similar interventions in Comoros and/or proxy estimates from the region.  An estimate of net benefits of the project interventions over time will be calculated.
3. A detailed description will be given of how the existing institutional/policy/legal frameworks could be adapted to support the replication of the adaptation intervention nationally.
COMPONENT B: DEFINITION OF IMPLEMENTATION PLAN

This will comprise stakeholder consultations to arrive at a plan for institutional arrangements for implementation phase and the definition of a Monitoring and Evaluation Plan. The work will be carried out primarily by the project manager and international adaptation consultant, working closely with the relevant government counterparts.  A stakeholder consultation workshop will be held to validate the overall project design.
The project document will comprise the following information:
1. Baseline:  a synthesis of results from Component A – baseline analysis.  This information collected will contribute towards outlining a clear and detailed problem analysis (root-cause analysis) of the non-climate drivers confounding adaptation in the water sector in Comoros.  This will then be elaborated into identification of barrier-removal solutions that can be built into the project design. 
2. Specification of adaptation activities:  a synthesis of results from Component A- adaptation scenario analysis.  Stakeholders will develop a rapid appraisal of the adaptation options selected. The adaptation value of the proposed project will be set out in relation to the proposed project outcomes (outlined in the PIF).   

3. Site selection:  The PPG phase will develop a clear rationale on selection of the pilot site, based on criteria agreed with stakeholders.  Criteria could include i) likelihood of generating adaptation benefits ii) vulnerability of the beneficiary community iii) implementation capacity of local institutions and iv) on-going investment programmes that the LDCF project can bolt onto.
4. Develop logframe:  Information from points 1, 2 and 3 above will be the basis of the logframe.  The logframe will be validated at a stakeholder consultation workshop. Indicators for assessing the costs and benefits of the various adaptations piloted will be developed and a systematic assessment of these will take place during the project implementation with a view to generating knowledge on the most effective adaptation solutions to influence long-term adaptation practices in the country and elsewhere.
5. Develop Monitoring and Evaluation Plan: Stakeholders will decide on qualitative and quantitative indicators to measure project performance on minimising risks of climate change to livelihoods, and agreeing on ways that the monitoring data will be collected. Reporting procedures will be established.  UNDP guidelines, as set out in the Results Based Management Framework, will be followed in formulating and describing these details. The M&E plan will include provisions for independent evaluation and provision to ensure learning of lessons from implementation.

6. Develop detailed implementation plan:  this should specify clearly identified roles and responsibilities for the overall management of the project, based on an assessment of capacity and political will of relevant Ministries and other appropriate institutions to implement the project. A stakeholder involvement plan will be developed to enable effective implementation and sustainability of interventions. The first year costed annual work plan will be developed.
7. Develop business plan:  this will comprise of two parts: a) developing the co-financing strategy with public and, where relevant/ appropriate, private sources of funding, and b) a detailed sustainability strategy to provide for continuation and replication of the project interventions beyond the period of LDCF support.  

COMPONENT 3: STAKEHOLDER CONSULTATIONS
National and local government stakeholders, donors, and project beneficiaries (farmers) will be consulted throughout the PPG phase to develop the proposal in relation to a) demand, willingness to pay and minimum requirements from the beneficiary community, b) ability and experience in supplying ‘adaptation solutions’.  Formal stakeholder consultations will be organized at two points in the PPG phase:   a) at the PPG inception to set out basic project parameters and get initial guidance for moving forwards and b) at the end of the PPG phase, to make final inputs into the prodoc and validate overall direction of the project.   In addition two field visits comprising of government staff and the project consultants will be organised to a) gather baseline information and b) consult with project beneficiaries and local institutions that could be involved in the implementation of the project.
	List Project Preparation Activities
	LDCF
	Co-financing*
	Total

	1.Project design
	55,000
	47,000
	102,000

	2.Definition of implementation plan
	45,000
	23,000
	68,000

	3. PPG management budget costs
	
	30,000**
	30,000

	Total project preparation financing     100,000
	100,000
	200,000


*Of which $50k comprises UNDP TRAC resources, $30k of UNDP in-kind support and $30k of in-kind direct and indirect government support.

** The PPG management budget covers in-country operational management costs and expenditures related to facilitation of PPG activities and delivery of PPG outcomes. No UNDP Implementing Agency Services costs will be charged to the PPG Management Budget. All such costs will be charged to the IA fee.
c.   PPG Budget Requesting LDCF/SCCF Financing
	Cost Items
	Total Estimated Person weeks (pw)
	LDCF Fund 
	Co-financing ($)
	Total ($)

	Government personnel (water, agriculture, Met Office, financing and planning staff, senior and technical level staff)
	50
	
	20,000
	20,000

	Local consultants 
	32
	41,500
	
	41,500

	International consultants*
	15
	
	37,500
	37,500

	Stakeholder workshops
	
	28,500
	12,500
	41,000

	Operational management costs
	
	
	30,000
	30,000

	Travel
	
	30,000
	     
	30,000

	Total  PPG Budget
	
	100,000
	100,000
	200,000


      * Split between local and international consultants might be indicative and subject to the procurement guidelines of the 
             Agencies.  Additional information regarding consultants should be provided in Annex A.
Travel and stakeholder consultation costs are higher than for other PIFs because the project will include Comoros’ three islands, which will necessitate two additional sets of consultations and project site visits.

UNDP regular resources will help to develop the baseline work.  

d.   GEF AGENCY (ies) Certification



	This request has been prepared in accordance with GEF policies and procedures and meets the LDCF/SCCF criteria for project identification and preparation.

	[image: image1.jpg]



Maryam Niamir Fuller
UNEP GEF Agency Coordinator
	Ermira Fida

UNEP Project Contact Person

	Date: December 05, 2008
	Tel. and Email: +254-20 762 3113
Ermira.Fida@unep.org

	[image: image3.wmf] 


Yannick Glemarec

Executive Coordinator
UNDP/GEF
	Jessica Troni

Regional Technical Advisor
Project Contact Person
(through Bo Lim, Principal Technical Advisor, Climate Change Adaptation)

	Date: December 1, 2008
	Tel. and Email: :+27-012-354-8056; jessica.troni@undp.org


Annex A

Consultants Financed by the Project Preparation Grant (PPG)
	Position Titles
	$/

person week
	Estimated PWs
	Tasks to be performed



	Local
	
	
	

	Project manager
	1250
	25
	· Manage the activities of the PPG phase through to successful conclusion
· Gather evidence together for components A and B, and prepare draft sections of the prodoc
· Develop workshop agendas for stakeholder consultations, and overall coordination of these throughout the project design phase

	Economist
	1750
	3
	· Evaluate cost-benefit of proposed adaptation interventions
· Devise cost recovery plan

	Water specialist
	1250
	4
	Work with government counterparts in the ministries of Agriculture, Water and Met service and international consultants to develop the cost effectiveness analysis of pilot intervention measures.

	International
	
	
	

	Adaptation specialist
	2500
	10
	· Develop the project documentation
· Work closely with the project manager to develop ToRs for Component A 

· Jointly develop the workshop agendas for stakeholder consultations with the project manager

· Help to source technical advice for the project

· Provide overall quality control. 

	Water sector specialist
	2500
	2
	Work with government counterparts in the ministries of Agriculture, Water and Met service and national consultants to develop the cost effectiveness analysis of pilot intervention measures. 

	Climate scientist
	2500
	3
	Work with Met Service and user groups to develop the proposal for improved climate information services for development planners


�  This template is for the use of LDCF projects and SCCF Adaptation projects only.  For other SCCF projects under Technology Transfer, Sectors and Economic Diversification windows, other templates will be provided.


�   Project ID number will be assigned initially by GEFSEC.  If PIF has been submitted earlier, use the same ID number as PIF. 





PAGE  
7
PPG SCCF_LDCF_Template, Aug 30, 2007.doc

