[image: image1.jpg]


request for project preparation grant (PPG) 

Project Type: Full-Sized Project

the GEF Trust Fund
      Submission date: 9 March 2009
      Re-submission date: 23 March 2009 

GEFSEC Project ID: 

GEF Agency Project ID: 

Country: India 

Project Title: Promoting Energy Efficiency and Renewable Energy in Selected Micro, Small and Medium Enterprises (MSME) Clusters in India
GEF Agency: UNIDO
Other Executing partners: Office of Development Commissioner, Ministry of Micro, Small and Medium Enterprises (MSME), Bureau of Energy Efficiency, Ministry of New and Renewable Sources of Energy, Indian Renewable Energy Development Agency (IREDA) and Small Industries Development Bank of India (SIDBI)

GEF Focal Area: FORMDROPDOWN 
 Climate Change
GEF-4 Strategic programs: CC - SP 2: Promoting Energy Efficiency in the Industrial Sector and CC - SP 4: Promoting Sustainable Energy Production from Biomass 

name of parent/program/umbrella project:  Programmatic Framework for EE in India
a.   Project preparation Timeframe 

	Start date
	March 2009

	Completion date
	February 2010


B. Past project preparation activities ($)  


Not Applicable

C.   project preparation activities ($)  


	Describe the PPG activities and justification: To prepare the project document for the full phase project, and to start capacity building and awareness-raising activities

1. Collecting supplemental information and analysis

While baseline data on primary energy use in some energy intensive SME Clusters was gathered / compiled during the preparation of the PIF, additional information and data will be needed for a careful analysis of energy consumption patterns and emerging trends in all key energy intensive manufacturing SMEs to ensure taking a holistic approach for scaling up efforts at the national level. It is also critical to review existing MSME policies for promoting clean and low carbon technologies and processes in the manufacturing SME sector, incentives being provided for promoting productivity and competitiveness of SMEs, and institutional and agency networks. In addition, it will be important to review the national capacity in terms of human skills and facilities to support the markets of energy efficiency and renewable energy technologies and services for manufacturing SME enterprises in the country. Some detailed energy audits and diagonostic studies will be carried out to analyze energy use and consumption patterns in selected energy intensive SMEs. 

A detailed review will also be undertaken of national energy efficiency plans, renewable energy policies, and the regulatory framework on end use and supply side energy efficiency and use of renewables in energy intensive SMEs. A proposal will be made on the process that needs to be followed to stregthen the existing policy and regulatory framework, including incentives during the main phase to promote enhanced use of EE and RE in energy intensive SMEs. 

Detailed information will be collected about the capacity of the national institutions, agencies, and private companies to provide services to promote EE and RE technologies in energy intensive SMEs in India, and their needs for additional resources to support EE and RE markets will be identified.
2. Stakeholder consultations

Key stakeholders such as SME Cluster associations, Ministry of Micro, Small and Medium Enterprises (MSME), Bureau of Energy Efficiency, Ministry of New and Renewable Sources of Energy, Indian Renewable Energy Development Agency (IREDA) and Small Industries Development Bank of India (SIDBI) were consulted during the preparation of the PIF. However, more detailed consultations, focusing on details of the project implementation strategy, on the roles and contributions of the various stakeholders and agencies, and concrete co-financing opportunities will take place during the PPG phase. Governmental Ministries and institutions, public agencies and industrial associations interested in the project’s objective and activities will be consulted to discuss their views on the detailed objectives and institutional arrangements under this project, and to assess whether their involvement in its execution can be enlarged. It will be critical to secure their ownership, resources and commitment to critical outputs, and to agree on the activities they could undertake as part of their contribution to the project. It will be important to consult with technolgy providers and manufacturers, distributors, project developers, financial services providers, and energy auditors, as well as to coordinate arrangements for specific interventions proposed under the project. It will be also critical to ensure synergies and complimentarity with the WB and UNDP EE projects focusing on financing and capacity building aspects of MSMEs, by defining and establishing corodination mechanisms.  
3. Design of specific pilot interventions 
As part of the project, selected energy intensive SME clusters and enterprises, industrial associations, and various public agencies, as well as ministries and technology providers, will be involved in designing pilot projects to demonstrate the technical feasibility and economic viability of EE and RE interventions to improve productivity in energy intensive SMEs. These investments need to be detailed and coordinated with other project activities, with a view to creating synergy during the implementation of the pilot initiatives. The pilot enterprises will need to be selected in such a manner that they address the identified critical barriers and facilitate in catalyzing wider adoption of EE and RE technologies for scaling up at a later stage.

During the PPG phase, diagnostic studies / audits focusing on energy consumption will be carried out in selected SMEs and final reports will be presented to the SME Associations and the national counterparts, specifying the technology design, operating costs, the technologies/equipment to be used and the assosiated activities on EE and RE technologies. Information on GHG emissions abated, the monitoring of impacts, and a demonstration and outreach programme to communicate with the beneficiary SMEs will also be provided. This activity will be completed in close cooperation with the relevant SMEs clusters and associations. In case of use of biomass based technologies for industrial applications, a process to develop sustainability standards will be outlined to ensure the sustainable supply and use of biomass residues by energy intensive SMEs. Further, relevant national agencies and institutions will be involved  to start developing impact indicators to ensure estimation of GHG emissions reductions to be realised from the project. 
4. Project strategy and implementation detailing

Based on the activities described above, the detailed planning of the full-sized project will be completed. Collaboration with related initiatives will be ensured when designing project strategies and defining scope and activities for the pilot projects. Lessons learned from other projects including that of UNIDO on EE in SMEs will be reviewed and incorporated. Risk management measures will also be identified and incorporated in the project implementation strategy. The final outcome of the PPG will be a four-year project design, in line with the national priorities and policies. The project document will be presented and discussed in a national workshop to seek support from key stakeholders for the proposed GEF project. 

The PPG activities will, among other things, include:

· An update of existing information and the collection of additional data and information and review of policies; 

· Detailed feasibility and dignostic studies, technology design, operating costs and capacity building plans; 

· Identification of a set of viable outcomes, outputs and activities that constitute the most cost effective response to the identified threats and barriers;

· costing of expected project outcomes and outputs, co-financing sources and co-financing commitments in compliance with the GEF incremental principle;

· estimation of potentail GHG emission avoided and a cost-effectiveness analysis;

   -        a monitoring and evaluation plan, including a set of impact indicators to track the project’s progress.

	

	List of Proposed Project Preparation Activities
	Output of the PPG Activities
	Project 

Preparation Amount (a)
	Co-financing (b)
	Total

c = a + b

	1. Collection of supplemental data and analysis
	-Collection of supplemental data completed, existing policy and regulatory mechanisms reviewed, gaps identified and strategy to address these gaps proposed
	20,000
	20,000
	40,000

	2. Stakeholder consultations
	- Stakeholder buy-in in the proposed project implementation strategy

- Ownership of the project activities by selected energy intensive SMEs, and their associations

- Coordination mechanism with WB GEF project on financing and UNDP GEF project on capacity building in MSMEs defined and agreed.    
	20,000
	16,000
	36,000

	3. Design of specific pilot/demonstration projects
	- Detailed feasibility studies of pilot projects

- Preparation of technology designs, operating costs, maintenance and sustainability plan 
	40,000
	40,000
	80,000

	4. Project strategy and implementation detailing
	- Detailed GEF project document produced for UNIDO approval and CEO endorsement.

- Lessons learned from other UNIDO projects on EE in SMEs incorporated 

- Risk management measures identified and incorporated in the project implementation strategy   
	20,000
	24,000
	44000

	Total Project Preparation Financing 
	100,000
	100,000
	200,000


D.  Financing plan summary for project preparation grant: ($)

	
	Project Preparation 
	Agency Fee 

	GEF financing 
	100,000
	10,000

	Co-financing 
	100,000
	

	Total
	200,000 
	10,000


E.  PPG requested by agency(ies), focal area(s) and country(ies)

Not Applicable. The project is for a single focal area, single country and single GEF Agency.
F.   PPG Budget Requesting Finance by GEF

	Cost Items
	Total Estimated Person Weeks (PW)


	GEF ($)
	Co-financing ($)
	Total ($)

	Local consultants *
	75
	35,000
	40,000
	75,000

	International consultants*
	30
	50,000
	40,000
	90,000

	Travel
	
	10,000
	10,000
	20,000

	Miscellaneous
	
	5,000
	10,000
	15,000

	Total  PPG Budget
	
	100,000
	100,000
	200,000


      * Additional information regarding consultants is provided in Annex A.

d.   GEF Agency Certification



	This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation.

	Mr. Dmitri Piskounov

Managing Director

Programme Development and Technical

 Cooperation Division

UNIDO

GEF Agency Coordinator
	Mr. Pradeep Monga

Director

Energy and Climate Change Branch

PTC Division, UNIDO

Project Contact Person

	Date: 9 March 2009
	Tel. and Email:+43 1 26026 3018; P.Monga@unido.org


Annex A

Consultants Financed by the Project Preparation Grant (PPG)

	Position Titles
	$/

Person Week
	Estimated PWs
	Tasks to be performed

	Local consultant
	1,000
	30
	Updating existing information and collection of supplemental data on energy use by SMEs, national capacities and resources.

	
	
	45
	-Consulting with policy makers, SMEs, public and private sector stakeholders on regulatory, technical, co-financing and implementation activities

- Assisting in identifying EE and RE technologies manufacturers, service providers and capacities within national institutions and agencies



	International consultant
	 3000
	10
	- Providing expertise on the international best practices and lessons learned in the design and implementation of similar projects

- Assisting in the preparation of the project’s logical framework and M&E plan with a set of measurable impact and progress indicators.

- Reviewing and profiling baseline and barrier information delivered by the local experts. 

- Assisting the local project team to define the project scope and provide recommendations on the suggested project strategy and design.

-Estimating GHG emissions abated by the project.

- Assessing sustainability and scaling up of suggested project outcomes and outputs.

- Providing other guidance for the implementation of the PPG and preparation of the FSP proposal, as needed.

	
	
	4
	Collecting supplemental data on national capacity and resources.

	
	
	6
	Consulting with SMEs, public and private sector stakeholders on the regulatory, technical and marketing activities

	
	
	10
	Designing in detail EE and RE demonstration projects in selected energy intensive SMEs (pilots) 


PAGE  
1

