Document of

The World Bank

FOR OFFICIAL USE ONLY

Report No: PAD803

PROJECT APPRAISAL DOCUMENT

ON A

PROPOSED Grant

From the Global Environment Facility Trust fund

IN THE AMOUNT OF US$16.88 MILLION

TO THE

UNited mexican states

FOR THE

SUSTAINABLE ENERGY TECHNOLOGIES DEVELOPMENT

FOR CLIMATE CHANGE PROJECT

March 27, 2014

Energy Unit

Sustainable Development Department

Latin America and the Caribbean Region

This document is being made publicly available prior to Board consideration. This does not imply a presumed outcome. This document may be updated following Board consideration and the updated document will be made publicly available in accordance with the Bank’s policy on Access to Information.

CURRENCY EQUIVALENTS

(Exchange Rate Effective 1 April 2014)

| Currency Unit | = | Mexican Peso |
| --- | --- | --- |
| 13.04 | = | US$1 |

FISCAL YEAR

| January 1 | – | December 31 |
| --- | --- | --- |

ABBREVIATIONS AND ACRONYMS

| ACE | Advanced Clean Energy |
| --- | --- |
| BANOBRAS | National Development Bank, (Banco Nacional de Obras y Servicios) |
| CEMIE | Mexican Centers of Energy Innovation (Centro Mexicano de Innovación en Energía) |
| CERIP CFE | Clean Energy Regional Investment Plan Federal Electricity Commission (Comisión Federal de Electricidad) |
| CONACyT | National Science and Technology Council (Consejo Nacional de Ciencia y Tecnología) |
| CONAFOR | National Forestry Commission (Comisión Nacional Forestal) |
| CONAGUA | National Water Commission (Comisión Nacional de Agua) |
| CONANP | National Commission of Protected Natural Areas (Comisión Nacional de Areas Naturales Protegidas) |
| CPS | Country Partnership Strategy |
| ESMF | Environmental and Social Management Framework |
| FDI FIT FM | Foreign Direct Investment Feed-in-tariff Financial Management |
| FSE | Sustainable Energy Fund (Fondo Sectorial CONACYT-SENER de Sustentabilidad Energética) |
| FTEASE | Energy Transition Fund (Fondo para la Transición Energética y el Aprovechamiento Sustentable de la Energía) |
| GDP GEF | Gross Domestic Product Global Environment Facility |
| GHG | Greenhouse Gas |
| GoM | Government of Mexico |
| GUIRR | Government-University-Industry Research Roundtable |
| IBRD | International Bank for Reconstruction and Development |
| ICB | International competitive bidding |
| IMP | Mexican Petroleum Institute (Instituto Mexicano del Petróleo) |
| INADEM | The National Institute of the Entrepreneur (Instituto Nacional del Emprendedor) |
| IP/IPR | Intellectual Property/ Intellectual Property Rights |
| IPP | Independent Power Producer |
| IT | Information Technology |
| MRV | Monitoring, Reporting, and Verification |
| MtCO2e | Million Tonnes Carbon Dioxide Equivalent |
| NAFIN | National Development Bank (Nacional Financiera, S.N.C.) |
| NCB | National Competitive Bidding |
| NGO | Non-Governmental Organization |
| NRET | Non-Conventional Renewable Energy Technology |
| OECD PDO | Organisation for Economic Cooperation and Development Project Development Objective |
| PEMEX | Petróleos Mexicanos |
| PIU | Project Implementation Unit |
| POM | Project Operational Manual |
| PROFEPA | Federal Office of Environmental Protection (Procuraduría Federal de Protección al Ambiente) |
| QCBS | Quality and Cost Based Selection |
| R&D | Research and Development |
| RENIECyT | National Registry of Science and Technology Institutions and Companies (Registro Nacional de Instituciones y Empresas Científicas y Tecnológicas) |
| RNA | Regional Needs Assessment |
| RTI | Research and Technology Institute |
| S&T SEMARNAT | Science and Technology Ministry of Environment and Natural Resources (Secretaría de Medio Ambiente y Recursos Naturales) |
| SENER | Ministry of Energy (Secretaría de Energía) |
| SEPA | Procurement Plan Execution System (Sistema de Ejecución de Planes de Adquisiciones) |
| SHCP | Ministry of Finance and Public Credit (Secretaría de Hacienda y Crédito Publico) |
| SMEs | Small and medium enterprises |
| CERIP |  |
| TA | Technical Assistance |
| TTO | Technology Transfer Office |
| UIDP | University-Industry Demonstration Partnership |

| Regional Vice President: |  | Hasan A. Tuluy |
| --- | --- | --- |
| Country Director: |  | Gloria M. Grandolini |
| Sector Director: |  | Ede Jorge Ijjasz-Vasquez |
| Sector Manager: |  | Malcolm Cosgrove-Davies |
| Task Team Leader: |  | Todd M. Johnson |

Mexico

Sustainable Energy Technologies for Climate Change Project

TABLE OF Contents

Page

I.	Strategic Context	1

A.	Country Context	1

B.	Sectoral and Institutional Context	3

C.	Higher Level Objectives to which the Project Contributes	5

II.	PROJECT DEVELOPMENT OBJECTIVE	6

A.	PDO	6

III.	PROJECT DESCRIPTION	7

A.	Project Components	7

B.	Project Financing	9

C.	Lessons Learned and Reflected in the Project Design	9

IV.	IMPLEMENTATION	10

A.	Institutional and Implementation Arrangements	10

B.	Results Monitoring and Evaluation	11

C.	Sustainability	11

V.	KEY RISKS AND MITIGATION MEASURES	12

A.	Risk Ratings Summary Table	12

B.	Overall Risk Rating Explanation	12

VI.	APPRAISAL SUMMARY	12

A.	Economic and Financial Analysis	12

B.	Technical	14

C.	Financial Management	14

D.	Procurement	14

E.	Social (including Safeguards)	15

F.	Environment (including Safeguards)	15

Annex 1: Results Framework and Monitoring	16

Annex 2: Detailed Project Description	20

Annex 3: Implementation Arrangements	28

A.	Project Institutional and Implementation Arrangements	28

B.	Financial Management, Disbursements and Procurement	28

C.	Environmental and Social, Including Safeguards	38

Annex 4: Operational Risk Assessment Framework (ORAF)	40

Annex 5: Implementation Support Plan	47

A.	Strategy and Approach for Implementation Support	47

B.	Implementation Support Plan	47

Annex 6: Mexico’s Energy Sector Context	49

Annex 7: Estimated GHG emissions reductions	52

Annex 8: Mexico’s Innovation Context	56

Annex 9: Evolution of World Bank’s engagement with Mexico with clean energy, innovation, and knowledge services	61

.. PAD DATA SHEET. Mexico. MEXICO Sustainable Energy Technologies Development for Climate Change (P145618). PROJECT APPRAISAL DOCUMENT. .. LATIN AMERICA AND CARIBBEAN. LCSEG. Report No.: PAD803. .. Basic Information. Project ID; EA Category; Team Leader. P145618; B - Partial Assessment; Todd M. Johnson. Lending Instrument; Fragile and/or Capacity Constraints [ ]. Investment Project Financing; Financial Intermediaries [ ]. Series of Projects [ ]. Project Implementation Start Date; Project Implementation End Date. 30-Jun-2014; 30-Jun-2018. Expected Effectiveness Date; Expected Closing Date. 30-Jun-2014; 30-Jun-2018. Joint IFC; GEF Focal Area. No; Climate change. Sector Manager; Sector Director; Country Director; Regional Vice President. Malcolm Cosgrove-Davies; Ede Jorge Ijjasz-Vasquez; Gloria M. Grandolini; Hasan A. Tuluy. .. Borrower: Government of Mexico, Secretaria de Hacienda y Credito Publico, Unidad de Asuntos Internacionales. Responsible Agency: SENER. Contact:; Carlos Ortiz; Title:; Director General. Telephone No.:; 5000-6047; Email:; crortiz@energia.gob.mx. .. Project Financing Data(in USD Million). [ ]; Loan; [ X ]; Grant; [ ]; Guarantee. [ ]; Credit; [ ]; IDA Grant; [ ]; Other. Total Project Cost:; 16.88; Total Bank Financing:; 0.00. Financing Gap:; 0.00. .. Financing Source; Amount. Borrower; 0.00. Global Environment Facility (GEF); 16.88. Total; 16.88. .. Expected Disbursements (in USD Million). Fiscal Year; 2014; 2015; 2016; 2017; 2018. Annual; 1.00; 5.00; 4.00; 4.00; 2.88. Cumulative; 1.00; 6.00; 10.00; 14.00; 16.88. .. Proposed Global Environmental Objective(s). The Project's Development Objective is to improve the institutional capacity of advanced clean energy (ACE) technology institutions (both public and private) in Mexico, foster the commercialization of ACE technologies by providing financial incentives to the private sector, and in the process reduce GHG emissions.. .. Components. Component Name; Cost (USD Millions). Regional Needs Assessments for ACE technologies and Clean Energy Regional Investment Plans (CERIPs); 4.58. Grants and technical assistance for private enterprises in the ACE sector; 11.50. Project Management; 0.80. .. Institutional Data. Sector Board. Energy and Mining. .. Sectors / Climate Change. Sector (Maximum 5 and total % must equal 100). Major Sector; Sector; %; Adaptation Co-benefits %; Mitigation Co-benefits %. Energy and mining; General energy sector; 100; 100. Total; 100. I certify that there is no Adaptation and Mitigation Climate Change Co-benefits information applicable to this project.. .. Themes. Theme (Maximum 5 and total % must equal 100). Major theme; Theme; %. Environment and natural resources management; Climate change; 100. Total; 100. .. Compliance. Policy. Does the project depart from the CAS in content or in other significant respects?; Yes; [ ]; No; [ X ]. .. Does the project require any waivers of Bank policies?; Yes; [ ]; No; [ X ]. Have these been approved by Bank management?; Yes; [ X ]; No; [ ]. Is approval for any policy waiver sought from the Board?; Yes; [ ]; No; [ X ]. Explanation:. Does the project meet the Regional criteria for readiness for implementation?; Yes; [ X ]; No; [ ]. .. Safeguard Policies Triggered by the Project; Yes; No. Environmental Assessment OP/BP 4.01; X. Natural Habitats OP/BP 4.04; X. Forests OP/BP 4.36; X. Pest Management OP 4.09; X. Physical Cultural Resources OP/BP 4.11; X. Indigenous Peoples OP/BP 4.10; X. Involuntary Resettlement OP/BP 4.12; X. Safety of Dams OP/BP 4.37; X. Projects on International Waterways OP/BP 7.50; X. Projects in Disputed Areas OP/BP 7.60; X. .. Legal Covenants. Name; Recurrent; Due Date; Frequency. Description of Covenant. .. Conditions. Name; Type. Description of Condition. Team Composition. Bank Staff. Name; Title; Specialization; Unit. Todd M. Johnson; Lead Energy Specialist; Team Lead; LCSEG. Keisgner De Jesus Alfaro; Senior Procurement Specialist; Procurement; LCSPT. Victor Manuel Ordonez Conde; Senior Finance Officer; Disbursement; CTRLN. Alonso Zarzar Casis; Senior Social Scientist; Social safeguards; LCSSO. Jose Luis Calderon Bartheneuf; Consultant; Environment safeguards; LCSEN. Fabiola Altimari Montiel; Senior Counsel; Counsel; LEGLE. Martina Bosi; Senior Energy Specialist; Energy; SEGES. Juan Carlos Serrano-Machorro; Senior Financial Management Specialist; Financial management; LCSFM. Ravi Gupta; Consultant; Innovation; LCSEG. Sofia De Abreu Ferreira; Counsel; Counsel; LEGEN. Bartley Higgins; E T Consultant; Energy; LCSEG. Guillermo Hernandez Gonzalez; E T Consultant; Energy; LCSEG. Non Bank Staff. Name; Title; Office Phone; City. .. Locations. Country; First Administrative Division; Location; Planned; Actual; Comments.

# Strategic Context

## Country Context

- Mexico has made significant economic progress over the past 20 years, raising average incomes and maintaining a stable and resilient macroeconomy. Among the factors that have led to gross domestic product (GDP) growth are the dramatic increase in the share of manufacturing and a doubling in the share of trade as a percentage of GDP. In fact, the share of Mexico’s trade and inward foreign direct investment (FDI) as a percentage of GDP have been similar to the levels reached by China. But while GDP per worker increased by an average of 8.2 percent per year in China between 1985 and 2008, in Mexico the comparable figure grew by only 0.4 percent per year. Studies suggest that Mexico’s trade performance over the past 20 years has had more to do with its proximity to the U.S. and comparatively low wages than to high and rising productivity and innovative capacity. Factors inhibiting the growth in productivity include an inefficient financial sector, lack of contract enforcement, and rigidities in the labor market. In addition, measures of technology development and innovation, such as patents and research and development (R&D) investment in Mexico are much lower than for peer countries such as Brazil and Argentina.

A study of technology development and innovation by the Organization of Economic Cooperation and Development (OECD) suggests that “the preference for imported technology over the development of domestic innovation capacity has limited technology diffusion and transfer” in Mexico. Specifically, the study found that industries classified as high-technology in Mexico do not invest significantly more in research and development than low technology industries and as such do not contribute to the dissemination of knowledge and technology throughout Mexico’s business sector. Overall, Mexico has a low rate of productivity growth and Mexico’s science, technology, and innovation system lags that of other OECD countries; the ratio of R&D expenditures to GDP is the second lowest in the OECD.

To reduce poverty, build shared prosperity and avoid becoming stuck in the ‘middle income trap,’ Mexico needs to shift its economic activity towards higher value-added activities by improving productivity through innovation and the adaptation of technology. Research has shown that a substantial share of differences in economic productivity over time and between countries are explained by technological progress or innovation broadly defined. Technological progress can occur by acquiring or adapting knowledge from abroad or by developing new knowledge domestically.

One of the fields in which Mexico has pledged to make technological progress is in the area of clean energy. In recent years, the Government of Mexico has made strong commitments to address climate change and reduce its GHG emissions. Mexico has established a “low-carbon” development program based on the principles that it is in Mexico’s and the international community’s interest to reduce emissions, and that doing so can spur economic growth, contribute to sustainable development, and provide other ancillary benefits such as stimulating the development of new technologies and improving productivity.

In order to achieve its productivity and climate change mitigation goals, Mexico needs to expand the development and commercialization of Advanced Clean Energy (ACE) technologies. While Mexico has significant research capabilities and potential to expand ACE technologies, enterprise activity in the sector is limited. Government intervention in this sector is particularly important due to two market failures: (i) the environmental costs of polluting technologies are not internalized, which reduces the demand for clean alternatives; and (ii) private investors are unable to determine the proper level of investment in new technologies due to lack of awareness, uncertainty of risks and rewards, and the incentive to free-ride on early adopters.

Public policy to support technology transfer has centered on two approaches (Figure 1). Technology-push approaches include funding for human capital formation and basic and applied research and development (R&D); regulations to create a research- and innovation-conducive intellectual property rights (IPR) regime; the creation of appropriate incentives to commercialize technology; measures to deepen relationships between academia and the productive sector; and financing for prototype development and patent protection. Demand-pull emphasizes the use of instruments to increase the demand for lower-emission technologies, such as taxes on polluting fuels or emissions, or more direct approaches such as renewable energy portfolio standards, adoption subsidies, or direct public-sector investments.

Financing technology transfer is a particularly acute challenge in Mexico and worldwide. Pure (basic) research is globally recognized as a public good and is funded primarily by the public sector in most countries, while mature and commercial products and processes are typically funded by the private sector. However, both public and private financing for technology transfer is insufficient. The result is that many promising ideas are stranded in the “valley-of-death,” that is, the period between when a new product is launched, and when it becomes profitable (Figure 2). For the private sector, the risks of investing in firms at early stages are often too high. On the public sector side, government agencies are generally not well-equipped to evaluate new technologies, nor incentivized to invest in risk assets.

Figure 1. The process of technology transfer

Source: IPCC 2007.

Figure 2. Lifecycle of a new technology from R&D to market

Source: Misayaki 2006

## Sectoral and Institutional Context

Over the past decade, Mexico has taken important steps to build its national innovation system and to support the creation of new technology-based firms. The strategy has been implemented by several government agencies including the Ministry of Science and Technology (Consejo Nacional de Ciencia y Tecnología, CONACyT), the Ministry of Economy, the Ministry of Education, and the National Development Bank (NAFIN). The strategy has included investments throughout the innovation value chain, including in (i) human capital and education; (ii) basic and applied research & development (R&D); (iii) collaboration and connectivity between academia and the productive sector; (iv) training, mentoring, and incubation services for technology start-ups; and (v) seed and venture capital. Although Mexico has made remarkable progress in developing its national innovation system, its innovation capacity lags behind other middle income countries.

Nowhere is the innovation deficit more evident than in the energy sector, where the lack of technology and innovation capacity has been one of the reasons for declining oil and gas production, and where nearly all clean energy technologies are developed abroad and imported.Given these challenges, Mexico is in the process of developing a national innovation strategy for the energy sector with the Ministry of Energy (Secretaría de Energía, SENER) assuming a leading role. In terms of clean energy technologies, SENER currently channels public support for applied research and development through the Sustainable Energy Fund (Fondo Sectorial CONACYT-SENER de Sustentabilidad Energética, FSE).

The FSE was created by the Government of Mexico in 2007 and is financed through a special royalty levied on petroleum and natural gas production in Mexico. At the end of 2012, FSE had assets of US$204 million. With its overall objective to promote the development of clean energy technologies in Mexico, the FSE is operated by SENER in collaboration with CONACyT. From 2009-2011, the FSE sought to achieve this objective by providing grants for applied research to higher education institutions and research centers  that meet certain eligibility criteria. While SENER recognizes the importance of involving the private sector in the development of clean energy technologies, the FSE has a restriction on the use of funds by private companies or individuals. Private enterprises have been allowed to submit proposals jointly with academic institutions, but they have not been able to receive grant proceeds from the FSE and must contribute at least 30 percent of the total proposed project costs.

From 2009-2011, FSE launched calls for proposals (convocatoría) to support applied research and technology development. A total of 48 proposals received funding, for a total of US$28 million in support. While it is too early to tell whether projects funded under FSE will lead to innovative technologies, early indicators have been somewhat disappointing. Moreover, the supply of qualified proposals to the FSE has been much lower than available resources in the fund. In addition, while collaboration between academia and industry has been a stated goal of the FSE, only 6 of the 48 projects that were approved were collaborative. The restrictions within the FSE for funding the private sector are viewed as a major obstacle to catalyze entrepreneurial activity in the energy sector in Mexico, and the greater involvement by the private sector is viewed as a critical and missing part of clean energy technology development in the country.

As a way of stimulating the clean energy industry in Mexico, and making use of unused FSE resources, a call for proposals was launched in 2012 to set up the Mexican Centers of Energy Innovation (Centros Mexicanos de Innovación en Energía, CEMIEs). CEMIEs are virtual collaboration centers which aim to coordinate research and development efforts by public and private entities related to clean energy technologies in order to accelerate their diffusion in Mexico. CEMIEs for geothermal, wind, and solar energy have been established, and new centers for biomass and tidal energy are to be launched within the coming year.

To overcome its innovation deficit in the clean energy sector, Mexico must address both demand- and supply-side challenges. On the supply side, there is insufficient/inadequate human capital in Science and Technology (S&T) disciplines linked to clean energy; weak incentives and risk aversion among researchers to pursue entrepreneurship and commercialize their research; excessive public sector focus of the Government’s current innovation strategy for clean energy; underdeveloped technical assistance services for S&T based entrepreneurs, and; limited public/private financing for early stage investment (prototyping, piloting). On the demand side, the market for advanced clean energy (ACE) technologies has been constrained by the dominance of state-owned enterprises in both the electric power and hydrocarbons sectors, and; weak industry demand for innovations coming from Mexican research and academic institutions. Among the most important challenges for clean energy development that Mexico faces is the lack of academia-industry collaboration. Mexico’s energy sector and innovation contexts are discussed in more detail in Annex 6 and 8 respectively.

The World Bank is seeking to advance clean energy technology development in Mexico through this project. The World Bank brings global knowledge of clean energy markets and sector policies, experience with technology innovation programs globally and in Mexico, and a comparative advantage in designing and managing climate change funds. The project will contribute to overcoming the barriers to ACE technology development by supporting a nationwide needs and capacity assessment and by establishing a fund to encourage private sector involvement and academia-industry collaboration in clean energy development.

## Higher Level Objectives to which the Project Contributes

The proposed Project is closely aligned with the World Bank’s Country Partnership Strategy (CPS) for FY14-19, discussed by the Board of Executive Directors on December 12, 2013. The CPS focuses on four strategic pillars. These include Pillar I: Unleashing Productivity by, among other things, facilitating access to finance and enhancing the competitiveness of the private sector; and Pillar IV: Promoting Green and Inclusive Growth, including scaling up renewable energy. The proposed Project seeks to advance both Pillar objectives by facilitating access to finance and enhancing enterprise competitiveness among firms in the clean energy sector. The success of private enterprises in developing clean energy solutions for Mexico is critical for achieving green and inclusive growth. The GEF has indicated that it will increasingly provide support for “market demonstration and commercialization of innovative, emerging technologies.”

The proposed Project supports the broader World Bank strategy to reduce poverty and boost shared prosperity. Renewable energy technologies and clean cookstoves directly benefit the poorest in Mexico, by providing clean and modern energy services to those without them. As an example, financial savings from energy efficient bulbs will have the greatest percentage impact on the poor, who have the lowest consumption, and where lighting is often the most important household use of electricity. At a higher level, Mexico must improve its productivity to sustain its economic growth, and this requires a broad-based program of technology innovation across the country. The adoption of clean energy technologies can increase the competitiveness of industry and the commercial sector, which is needed to sustain GDP growth, increase foreign investment, and create jobs. The reduction of GHG emissions that will come about from the commercialization of energy efficiency and renewable energy technologies can lower the risk of climate change impacts, which have been shown to disproportionately affect the poor in Mexico. The GEF also recognizes that innovation in low-carbon technologies is critical to achieve global GHG emissions reductions and to promote green and inclusive growth.

# PROJECT DEVELOPMENT OBJECTIVE

## PDO

The Project's Development Objective is to improve the institutional capacity of advanced clean energy (ACE) technology institutions (both public and private) in Mexico, foster the commercialization of ACE technologies by providing financial incentives to the private sector, and in the process reduce GHG emissions.

- Project beneficiaries

Beneficiaries of the project will include individuals and institutions involved in the nationwide regional needs assessment and the matching grant fund competition. More specifically, the direct beneficiaries will be private entrepreneurs, technology developers and innovators, SMEs, clean energy businesses, and faculty and researchers at Mexican universities and public-sector research centers. It is too early to identify the specific beneficiaries (by region, socio-economic group, or gender) that will apply to the matching grant fund competition (the number of grantees and the duration of the program is outlined in the Results Framework in Annex 1), but it is expected to include a subset of those that have applied to the FSE, plus private technology developers and entrepreneurs who are ineligible for the FSE.

- PDO Level Results Indicators

The results indicators at the PDO level are: (i) the number of regional investment plans that are designed and initiated with stakeholders to advance the commercialization of ACE technologies in all Mexican States; (ii) the amount of additional funding from public and private sources that is available to the private sector to develop and commercialize ACE technologies by the end of the project; and (iii) the quantity of GHG emissions that will ultimately be reduced by the project (based on an agreed-upon formula, see Annex 7). The project results and intermediate indicators are provided in Annex 1.

# PROJECT DESCRIPTION

## Project Components

Component 1: Regional Needs Assessments (RNAs) and Clean Energy Regional Investment Plans (CERIPs). (Funding: GEF US$4.58 million; SENER US$90 million)

The objectives of Component 1 are: (i) conduct RNAs to assess the capacity of academic and research institutions, private enterprises, and sub-national government entities across Mexico to develop and commercialize ACE technologies; (ii) prepare the CERIPs that aim to boost institutional capabilities to produce clean energy technologies in order to broaden the currently concentrated energy R&D market in Mexico; and (iii) identify promising initiatives that can be considered for financial support by the ACE Grant Fund competition (Component 2) or the FSE Fund.

The RNAs will be prepared for all States in Mexico by sub-region. For each region, specialized consultants will: (i) survey and map the resources and capacities (human, technical, infrastructure, financial) of Mexican universities, research institutions, and clean energy enterprises; (ii) identify the ACE technology needs of private sector enterprises in strategic sectors; (iii) identify each region’s comparative advantage in S&T sectors and in the clean energy value chain; (iv) review the capacities of sub-national government entities to implement policy and regulation conducive to the dissemination of clean energy technologies; (v) assess existing regional and national financing sources, and (vi) identify financial, regulatory, and policy barriers.

The key output of the regional needs assessments will be a set of CERIPs that will: (i) identify the investments and strategic actions (curriculum changes, the creation of new incentives, policy reforms) recommended and agreed to have strong potential over the medium-term to boost human capital in S&T and entrepreneurial (finance, business administration, strategy) disciplines critical to commercialize ACE technologies.

The follow-up investments identified by the CERIPs will be financed by SENER through their US$90 million parallel financing contribution. SENER will seek to leverage its CERIP investments by seeking co-financing from other government stakeholders (local and state governments, other federal agencies). The CERIP is intended to bring these entities together towards implementing a coherent strategy that can advance clean energy technology development and commercialization. The plan is that the RNAs will begin in 2014 and be completed within a year, after which the implementation of the CERIPs would take place from 2015-2018.

Component 2.1: ACE Fund Matching Grant Competition (Funding: GEF US$10.50 million; private sector enterprises: US$1.85 million). Through a grant competition and open call for proposals, the ACE Grant Fund Competition will provide grants to private sector enterprises for: (i) Proof-of-concept stage development of ACE technologies; and (ii) Collaborative Clean Energy Commercialization (CCEC) targeting industry-academia collaboration for ACE technologies. In both cases, the grants will target those ACE technologies with strong commercialization potential, and grants will not be provided to academic and research institutions, which have other sources of support including the FSE Fund. All applicants will be required to contribute 15 percent of the total project cost as matching co-financing. The terms, eligibility criteria, maximum grant size, application procedures, procurement rules and processes, monitoring criteria, and other features of both the proof-of-concept and the CCEC grant are included in the Project Operational Manual (POM). Where possible, the ACE Fund will look for ways to leverage its investment by identifying potential co-financing by private financiers and/or commercial banks, other sectoral funds, or the FSE.

Component 2.1 seeks to fill a void in the current public and private financing landscape for early-stage technology commercialization in Mexico, and to incentivize industry-academia technology development collaboration through a pilot grant program. The ACE Fund will focus on specific technology areas for development where there is both regional demand and a comparative advantage for Mexico. For example, among the technical areas that are a priority for Mexico are energy efficiency, geothermal, wind, biomass, and solar energy technologies. Over time, the technology focus will be further narrowed and refined by the results of the analysis carried out in Component 1, and promising ideas will be recommended for participation in the ACE Fund competition.

The selection of grantees under the ACE Fund will be done by an Investment Committee chaired by SENER and composed of individuals with strong expertise in early-stage technology commercialization, venture capital, applied research, ACE technologies, and concept-to-market strategy. The Investment Committee is expected to meet on a bi-annual basis to vote on grant awards. Applicants not accepted for a matching grant will receive detailed feedback and may be recommended for TA if the Investment Committee believes this could accelerate ACE technology commercialization. Following the implementation of the ACE Fund awards, the Investment Committee members will be allowed to finance promising ACE technologies in subsequent commercialization stages. Such investments will be open to any financier, and rules to guard against a real or perceived conflict of interest are detailed in the POM.

Component 2.2: Technical Assistance (Funding GEF: US$1 million; Private sector enterprises: US$111,000). Winning proposals from Component 2.1 will receive “on-boarding” technical assistance (TA) as part of their overall grant package and as a condition of their award. TA will cover topics such as business plans, IP protection and monetization, marketing strategies, access to finance, and safeguards. In addition, the Investment Committee will have the authority to allocate small (less than US$10,000) TA awards to proposals which were short-listed but which do not receive a matching grant from the ACE Fund (Component 2.1). Such TA will be awarded where it is believed that such assistance alone could advance the commercialization of ACE technologies. TA recipients will be required to co-finance 10 percent of the costs of the TA award.

- Component 3: Project Management. (Funding: GEF US$0.80 million: SENER US$2 million).

The Project will utilize and strengthen the existing Project Implementation Unit (PIU) within SENER to coordinate and manage the Project. The additional workload of the project is expected to require the addition of four new team members:: a procurement specialist, a financial management specialist, and two project managers, one for Component 1 and another for Component 2. Additional support for screening grant applications under Component 2 will be provided by SENER personnel or sub-contractors. SENER has agreed to provide an equivalent of US$2 million in cash or in-kind support to project management.

## Project Financing

A summary of the Project costs by Component and source is presented in Table 1 including GEF funding and Government Co-financing. Under Component 1, SENER will provide parallel financing of US$90 million for the implementation of the CERIPs. Under Component 2, about $1.96 million in private sector funding will be leveraged through required matching grant co-financing from grant recipients. Under Component 3, SENER will provide an estimated $2 million of cash and in-kind support to ensure effective project management.

Table 1. Project Cost and Financing

| Project Component | Project cost | Co-Financing | GEF Financing | % GEF Financing |
| --- | --- | --- | --- | --- |
| Component 1 | 94.58 | 90.00 | 4.58 | 5% |
| Component 2 | 13.46 | 1.96 | 11.50 | 85% |
| Component 3 | 2.80 | 2.00 | 0.80 | 29% |
| Total Costs | 110.84 | 93.96 | 16.88 | 15% |

## Lessons Learned and Reflected in the Project Design

- The proposed Project builds upon lessons learned from past World Bank operations in Mexico related to higher education, innovation, energy, the environment, and entrepreneurship. The Project also builds on the lessons learned from a number of ongoing and planned World Bank engagements, in countries including Bulgaria, Croatia, Russia, FYR Macedonia, Serbia, Ethiopia, Vietnam, India, and Mexico. Some key lessons learned are:

- The need to strike a balance between the broader needs of technology development, and the absorptive capacity of the targeted local firms and research institutions, with the realization that the transformative potential of a Project of such limited scope is unlikely to be high.

- M&E activities must be designed to provide continuous feedback to the design and implementation of the fund mechanism (ACE Fund for this project). This will help to mitigate the risk of design errors, allowing the fund to incorporate necessary technical changes or funding reallocations. For example, periodic beneficiary surveys will track the results and performance of project grants in real time, rather than only at the end of the project, to allow for any necessary course corrections.

- Specific international lessons on the design of innovation grant funds have been applied. These include the need for an Investment Committee consisting of qualified individuals with a proven track record identifying businesses with commercial potential; the need to ensure independent decision making in the allocation of grant awards; the need to provide technical assistance in parallel with the innovation grant to ensure that grant recipients are able to absorb and deploy the funds effectively; and the need for recipient co-financing to ensure that they assume some of the risk.

In recent years, other projects in Mexico with similar features to the proposed operation (projects in the energy sector, with sub-projects, with GEF support) have experienced challenges that have led to significant implementation delays. The project has been designed to avoid or minimize such problems. Among the reasons for the delays in other projects have included: overly complex implementation arrangements with agencies not familiar with project implementation; output-based disbursement rules where GEF funds do not disburse until infrastructure is constructed and operating; and, construction of large-scale new technologies with significant co-financing requirements and regulatory restrictions on procuring technologies with higher capital costs than the baseline. The Project will avoid many of the procurement delays since there will be minimal infrastructure investments associated with the matching grant competition, TA packages for key contracts will be prepared prior to Negotiation and thus be ready for implementation, and award criteria for the ACE Fund competition will be detailed in the Project Operational Manual that will be completed by Appraisal.

# IMPLEMENTATION

## Institutional and Implementation Arrangements

Overall arrangements. The recipient of the grant will be the United Mexican States. The implementing agency for the Project will be SENER, who will execute and oversee all three components of the project. A draft Project Operational Manual (POM) which describes the rules and procedures governing the Project has been prepared by SENER and the final draft will be completed by Appraisal and Negotiations. NAFIN will be responsible for financial management and the use of the GEF grant resources by SENER. More details on Project implementation arrangements are provided in Annex 3.

Project Implementation Unit (PIU). Activities under the Project will be managed by a Project Manager housed within the existing PIU that has been established in SENER for the management of other World Bank and GEF projects. The Project Manager will report directly to the Under-Secretary for Planning and the Energy Transition. New staff will be hired by the PIU to handle the additional workload created by the project, particularly in the areas of financial management and procurement. SENER will provide additional support to the PIU from sub-contractors and SENER staff.

Flow of Funds. Activities under Component 1 will finance mostly consultancies and workshops which will be paid directly from the Energy Transition Fund (FTASE) to beneficiaries. Component 2 will entail more complexity as the ACE Fund Grant Competition will imply financing subprojects whose beneficiaries will be clean energy technology entrepreneurs. In both cases, beneficiaries will be paid from the FTASE within SENER, which will be reimbursed by NAFIN with GEF resources following the review and approval of statements of expenses.

Investment Committee. An Investment Committee, chaired by SENER, will consist of competitively selected and World Bank approved international and local experts from the academic and private sector. The Investment Committee will be responsible for evaluating and selecting subproject proposals to receive technical assistance and grants under Component 2, based on criteria described in the POM. The Investment Committee will be in place before the call for proposals for the ACE Fund competition is announced and the selection of the IC will be a condition of disbursement for Component 2.

## Results Monitoring and Evaluation

The World Bank will meet with the PIU at least every six months to review implementation progress. On such occasions, the PIU will present an update on the implementation status of all components. On such occasions, SENER will also inform the World Bank of any proposed changes to the investment policy. SENER will prepare consolidated semi-annual unaudited Project Interim Financial Reports (IFRs) which will be presented 45 days after the end of each semester. In addition, SENER will prepare annual audited Project financial statements, which will be audited under terms of reference acceptable to the Bank, by an independent audit firm selected by the Ministry of Public Administration (SFP by its acronym in Spanish) in accordance to the audit terms of reference and memorandum of understanding agreed between the Bank and SFP.

SENER will also conduct annual evaluations of the ACE Grant Fund. SENER will closely monitor the performance of ACE Fund recipients, and will solicit feedback from all applicants to ensure that continuous improvement of the ACE Fund is achieved. The minutes of bi-annual Investment Committee meetings will also be available to the World Bank upon request. SENER will also prepare a final Project report, which will include, inter alia, a quantitative assessment of outcomes achieved, analysis of achievements and difficulties encountered, compliance with safeguards, and lessons learned.

## Sustainability

The Project’s financial sustainability is expected to be moderate to high. For Project implementation, SENER has committed US$90 million in parallel financing for the CERIPs, and will contribute $2 million towards Project management. Component 2 is expected to draw in nearly $2 million in co-financing from the private sector as a requirement of the matching grant program.

Because GEF grant funds are limited, an important objective of the project is to sustain support for the ACE Fund after the closure of the Project by finding other sources of resources from the public or private sectors. Positive demonstration effects from the program, combined with active policy dialogue, are expected to help catalyze support for the ACE Fund post-GEF. The team plans to actively pursue several sources of support for the ACE Fund. One mechanism that has been used by other innovation funds is to charge a fee to grantees that is paid back upon successful commercialization of a technology. A second potential source of funding is the private sector, perhaps through output-specific competitions, and to share the results of the ACE Fund pilot through an active dissemination program. The third potential source of funding is one of more government agencies to invest in and assume management of the ACE Fund. Government agencies (NAFIN, INADEM, CONACyT) have been experimenting with public support mechanisms for innovation and early stage financing for the last decade, and have targeted renewable energy and clean technologies as a strategically important sector for the future of Mexico’s economy. During implementation, the project will enlist the support of senior officials in SENER to pursue follow-up financing for the ACE Fund and to lobby to remove the restrictions of the FSE Fund from providing resources to the private sector.

# KEY RISKS AND MITIGATION MEASURES

## Risk Ratings Summary Table

| Risk Category | Rating |  |
| --- | --- | --- |
| Stakeholder Risk | Substantial |  |
| Implementing Agency Risk | Substantial |  |
| - Capacity | Moderate |  |
| - Governance | Moderate |  |
| Project Risk | Substantial |  |
| - Design | Substantial |  |
| - Social and Environmental | Moderate |
| - Program and Donor | Moderate |  |
| - Delivery Monitoring and Sustainability | Moderate |  |
| - Overall Implementation Risk | Substantial |  |

## Overall Risk Rating Explanation

- Overall Implementation Risk rating of this project is Substantial. Although the World Bank has a good client relationship with SENER, with a number of projects under implementation, there have been significant delays in other GEF projects in the energy sector and projects with sub-projects. In addition, this will be one of the first grant programs administered by SENER that is focused specifically on the private sector. The risk that there will be insufficient interest in the ACE Fund is viewed as moderate, given that demand by the private sector is significant because of insufficient supply of finance for ACE enterprises and given the private sector restrictions of the FSE.

# APPRAISAL SUMMARY

## Economic and Financial Analysis

In order to increase the rate of economic growth, Mexico must shift its economic activity towards higher value-added activities by improving productivity through innovation and the adaptation of technology. With this in mind, the Government of Mexico has and is putting in place a number of policies and programs to promote technology innovation, including in the clean energy technology field. Despite this, implementing effective innovation programs remains a major challenge for all countries. The World Bank’s value-added for the proposed initiative is to help ensure that the best global experiences in the areas of technology innovation and clean technology development are applied in Mexico.

A full cost-benefit analysis is not feasible for technology innovation projects such as this, where the benefits will be achieved over the long-run, and where attribution of benefits is difficult given the range of other policies and programs going on concurrently. Nonetheless, it is possible to estimate the short-term expected costs and benefits of the project. Under Component 1 of the project, US$4.58 million will be spent to support the first nationwide assessment of capacities to develop and commercialize ACE technologies. Based on this evaluation, SENER (through the FSE), will make follow-up investments in human and institutional capacity building of over US$90 million in the short term, and multiples of that are expected over the medium and long term from federal, state, and private sector contributions. Such investments in the clean energy field will contribute to Mexico’s plan to increase R&D funding in order to boost technology development and innovation towards levels found in other middle income countries. Given that the social rate of return to public investment in R&D capacity for middle-income countries such as Mexico has been estimated at 55 percent, it can be shown that Component 1 will have a net positive economic impact.

Component 2 will provide much needed capital and TA to SMEs, increasing the likelihood that new ACE technologies will achieve commercial success. An economic analysis, including the reduction of GHG emissions, for Component 2 has been carried out and is presented in Annex 7 along with the assumptions. Overall, it has been estimated that for an investment in the ACE Fund by the Project of US$10.5 million, there will be a total private investment in profitable technology development firms of US$62 million, taking into account co-financing, a leverage ratio of 50:1, and a conservative success rate for technology development of 10 percent. In addition, using the same assumptions and methodology, the Project is expected to reduce GHG emissions by 2.4 million tCO2, which at a social cost of carbon of US21/tCO2, yields benefits of more than US$50 million.

Technology innovation is recognized worldwide as an area for which public support is required. In the case of clean energy technologies, pollution externalities provide an additional case for public intervention. Component 1 responds to a recognized failure in the market for innovation services and assets. Market demand for innovation is constrained, due to externalities, coordination challenges, and information asymmetries. Moreover, demand for ACE innovation specifically is insufficient because (i) the environmental costs of polluting technologies are not internalized, which reduces the demand for clean alternatives; and (ii) private investors are unable to determine the proper level of investment in new technologies due to lack of awareness, uncertainty over risks and rewards, and the incentive to free-ride on early adopters. This suggests an important role for public sector resources to correct this market failure, and to spur private and individual action. Under Component 2 of the Project, the private sector in Mexico does not supply sufficient risk capital to early stage firms. If capital constraints are lifted, it will increase the likelihood that some proportion of these firms will achieve commercial success, and produce products and services that can provide social and economic benefits, such as jobs, knowledge capital, innovation, and GHG emissions reductions.

## Technical

The project was designed based on international best practices in terms of technology innovation and clean energy development. Component 1 is intended to identify and strengthen institutional capabilities for commercializing clean energy technologies. In addition, Component 2 was designed to overcome current restrictions in the use of public R&D monies by SENER for the development of clean energy technologies and to promote academia-industry collaboration. A grant competition was judged to be the best mechanism to attract promising commercial clean energy technologies and to encourage collaboration. Component 2 has been designed with an exhaustive review of TA and financing mechanisms used by Governments around the world to stimulate the growth of knowledge-based enterprises.

## Financial Management

SENER will be the implementing entity and will primarily use country systems for project implementation. Implementation arrangements will be similar to those used in a number of other projects financed by the Bank for which the implementing agency is SENER (one loan and two related grants, and one stand-alone GEF grant) as it will: (a) use the FTE as financing mechanism, and (b) all FM functions will be carried out by the same administrative unit used SENER for those projects. This unit has suitable experience; however, one additional financial management specialist will be hired in order to accommodate the project’s incremental work load. NAFIN will act as financial agent, which primarily entails managing project disbursements.

## Procurement

The Project will use and strengthen the existing PIU within SENER to manage the project. Through the management of other World Bank and GEF projects, the PIU in SENER has acquired sound capacity implementing World Bank procurement procedures. The PIU will be funded from Grant proceeds and will be responsible for the overall project coordination, monitoring activities, the fiduciary functions (procurement, disbursement and accounting), monitoring and reporting. A Project Operational Manual has been drafted and will be finalized by appraisal.

Procurement will be carried out in accordance with the World Bank’s Guidelines: Procurement of Goods, Works, and Non-Consulting Services under IBRD Loans and IDA Credits & Grants by World Bank Borrowers, dated January 2011; and Guidelines: Selection and Employment of Consultants by World Bank Borrowers, dated January 2011, and the provisions stipulated in the legal agreement. A full assessment of SENER’s capacity to implement procurement under the World Bank’s procurement guidelines was conducted in January 2014. SENER is currently implementing other Bank-financed projects and is familiar with the World Bank’s procurement procedures, standard bidding documents, performance of prior and post reviews, and preparation of procurement plans. The above notwithstanding, the assessment identified a few factors which may pose risks at project implementation such as: (a) a lack of experience in management of technology innovation projects with the participation of the private sector; (b) the potential risk of misuse of funds by beneficiaries; and (c) uncertainty on the efficient and effectiveness in the application of procurement procedures and control mechanisms to reduce the risks of deviations, ineligibility of contracts, and fraud and corruption practices. A detailed list of potential procurement risks for project implementation and related mitigation actions is provided in Annex 3.

## Social (including Safeguards)

The Project does not trigger any Social Safeguards policies. During project preparation, it was determined that it is very unlikely that indigenous peoples will seek benefits from the Project in ways that would merit specific outreach approaches or design adjustments to accommodate the needs of these communities. Moreover, it was determined that no sub-projects will be financed that could adversely affect indigenous peoples, natural habitats, physical cultural resources and forests or that could cause involuntary resettlement.

As a requirement for proposals to the ACE Grant Fund completion, applicants will be required to answer a series of questions regarding potential social impacts and mitigation measures (see Environment section).

## Environment (including Safeguards)

The project has received a Category B rating for environment safeguard issues. The Project will develop an ESMF to conduct screening of potential subprojects for their environmental impacts and categorize them according to the Bank criteria (B or C projects). No category A subprojects will be supported by this operation. Subprojects deemed to have a potential environmental impact (B category) will need to provide evidence throughout their implementation of compliance with all necessary environmental permits and certifications. These environmental requirements will be identified during the initial screening process, which will be incorporated into the project selection process.

An ESMF has been prepared by SENER and is included in the POM. In practice, the ESMF will be a screening tool to help subproject applicants prepare their proposals to the ACE Grant Fund and to allow key personnel in SENER and the PIU to be able to review projects for their eligibility and to manage potential environment and social impacts.

The Bank will provide training to key personnel within SENER, the PIU, and the Investment Committee in the proper application of safeguards practices for the Project. This will require that such personnel fulfill the following objectives:

- screen potential subprojects for environmental and social risks and impacts

- ensure that sub-borrowers carry out environmental and social assessment for their respective (sub)project

- verify that subprojects comply with local laws and are consistent with Bank Safeguards Policies

Annex 1: Results Framework and Monitoring

| Country: Mexico |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name: MEXICO Sustainable Energy Technologies Development for Climate Change (P145618) |  |  |  |  |  |  |  |  |  |  |  |
| Results Framework |  |  |  |  |  |  |  |  |  |  |  |
| . |  |  |  |  |  |  |  |  |  |  |  |
| Global Environmental Objectives |  |  |  |  |  |  |  |  |  |  |  |
| PDO Statement |  |  |  |  |  |  |  |  |  |  |  |
| The Project's Development Objective is to improve the institutional capacity of advanced clean energy (ACE) technology institutions (both public and private) in Mexico, foster the commercialization of ACE technologies by providing financial incentives to the private sector, and in the process reduce GHG emissions. |  |  |  |  |  |  |  |  |  |  |  |
| Global Environmental Objective Indicators |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Cumulative Target Values |  |  |  |  |  | Data Source/ | Responsibility for |
| Indicator Name | Core | Unit of Measure | Baseline | YR1 | YR2 | YR3 | YR4 | End Target | Frequency | Methodology | Data Collection |
| Direct emissions reductions |  | Million metric tons | 0 | 0 | 0.8 | 0.8 | 0.8 | 2.4 | At the end of the Project |  |  |
| Clean Energy Regional Investment Plans designed and initiated |  | Number | 0 | 0 | 10 | 10 | 12 | 32 | Annual | SENER | SENER |
| Sustained support to the private sector for ACE technologies |  | US$m | 0 | 0 | 0 | 3 | 3 | 6 | Annual | SENER | SENER |
| . |  |  |  |  |  |  |  |  |  |  |  |

| Intermediate Results Indicators |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Cumulative Target Values |  |  |  |  |  | Data Source/ | Responsibility for |
| Indicator Name | Core | Unit of Measure | Baseline | YR1 | YR2 | YR3 | YR4 | End Target | Frequency | Methodology | Data Collection |
| Number of technologies identified in Component 1 that receive funding through the FSE |  | Number |  | 0 | 10 | 10 | 12 | 32 | Annual | SENER | SENER |
| Number of ACE Fund recipients identified from Component 1 |  | Number |  | 0 | 2 | 3 | 4 | 10 | Annual | SENER | SENER |
| Number of recipients of TA |  | Number |  | 0 | 8 | 8 | 8 | 24 | Annual | SENER | SENER |
| Number of patents for ACE technologies |  | Number |  | 0 | 1 | 1 | 3 | 5 | Annual | SENER | SENER |
| Number of CCEC grants awarded |  | Number |  | 0 | 4 | 4 | 4 | 12 | Annual | SENER | SENER |
| Number of prototypes completed |  | Number |  | 0 | 4 | 4 | 4 | 12 | Annual | SENER | SENER |
| Number of female participants |  | Number |  | 0 | 1 | 2 | 2 | 5 | Annual | SENER | SENER |

| Definition and Explanation of Indicators |  |
| --- | --- |
| Indicator Name | Explanation of indicators |
| Direct emissions reductions | GHG emissions reductions for the project will be calculated based on the methodology outlined in Annex 7. The emissions reductions would be associated with the projects awarded grants under the ACE Fund and correspond to the expected emissions reductions from the development of successful ACE technologies over their lifetime. |
| Clean Energy Regional Investment Plans designed and initiated | The CERIPs will be one of the main outputs of the Regional Needs Assessments and will define the specific areas of investment for SENER and the Federal Government, local and state governments, and other investors in ACE technologies. The indicator will be the number of CERIPs that are prepared and implemented in Mexico as a result of the project. |
| Sustained support to the private sector for ACE technology development | The objective of the ACE Fund is to provide financial support to private sector participants in parallel to the support that is provided to academic and research institutes under the FSE. To sustain such support, financial resources are needed from public or private sources to replace the limited GEF resources that will be exhausted during the project. Through dedicated activities by the project, the intention is to raise resources for the ACE Fund or for funds with similar objectives. |
| Intermediate Indicators |  |
| Number of technologies identified in Component 1 that receive funding through the FSE | To increase the number and breadth of clean energy technology ideas in Mexico, Component 1 will identify promising technology ideas from public research and academic institutions and collaborative proposals with the productive sector for support from the FSE Fund. This indicator will measure the number of such FSE Fund recipients that were identified through Component 1 of the project. |
| Number of ACE Fund recipients identified from Component 1 | To increase the pipeline (both in quantity of proposals and breadth of institutions), Component 1 will help identify promising applicants to the ACE Grant Fund (Component 2.1). The number of ACE Fund recipients that were identified through the needs assessments or became aware of the ACE Fund through Component 1 will be counted. |
| Number of recipients of TA | The total number of TA recipients will be measured. This will include TA received by successful proposals to the ACE Grant Fund as well as TA awarded to short-listed firms based on the decision of the Investment Committee. |
| Number of patents for ACE technologies | All proposals to the ACE Fund will be potential candidates to apply for patents for their technologies. The total number of patents that are produced from ACE Fund applicants will be measured and reported. |
| Number of CCEC grants awarded | One of the categories of ACE Fund Grant awards will be proposals that are jointly made between academic and research institutes and the productive sector. The total number of these “collaborative” proposals that are awarded funding under the ACE Fund will be reported. |
| Number of prototypes completed | The second type of matching grant awards under the ACE Fund will be to produce proof of concept or prototype technologies. This indicator will count the number of prototypes produced among winning grant recipients. |
| Number of female participants | Among all applicants to the ACE Fund, the number of female participants will be counted. The number of female participants in short-listed and winning proposals will be measured. |

Annex 2: Detailed Project Description

COUNTRY:  Mexico: Sustainable Energy Technologies Development for Climate Change Project

- The Project's Development Objective is to improve the institutional capacity of advanced clean energy (ACE) technology institutions (both public and private) in Mexico, foster the commercialization of ACE technologies by providing financial incentives to the private sector, and in the process reduce GHG emissions.

- The Project supports three of the five components of the overall strategy to promote ACE in Mexico, which is led by SENER (Figure 3). As discussed in the strategic context, SENER is currently supporting, through the FSE, advanced R&D for ACE technologies, and CEMIEs. Together, these initiatives aim to improve research outcomes, and enhance research and development initiatives for key renewable energy technologies. The Project will support three additional pillars of the overall strategy. Under Component 1, the Project supports institutional strengthening of academic and research institutions, private enterprises, and sub-national government entities across Mexico; and under Component 2, the increased use of ACE technologies by the private sector, and the commercialization of innovative ACE technologies by Mexican enterprises. More details on the Project components follow below. The initiatives launched under the Project will help to create a more holistic strategy which brings together stakeholders from the private and public sector, both nationally and at the local level, that will lead to the increased commercialization of clean energy technologies.

Figure 3. ACE Strategy in Mexico

- Component 1: Regional Needs Assessments (RNA) for ACE technologies and Clean Energy Regional Investment Plans (CERIPs). (Funding: GEF US$4.58 million; SENER: US$90 million)

The objective of this component is to: (i) conduct RNAs to assess the capacity of academic and research institutions, private enterprises, and sub-national government entities across Mexico; (ii) prepare Clean Energy Regional Investment Plans (CERIPs) that will aim to boost their capabilities; and (iii) identify promising clean energy initiatives that could be considered for financial support by the ACE Fund or the FSE Fund. Together, these initiatives aim to assess and improve the capacity and means of public and private stakeholders to identify, develop and commercialize ACE technologies that lead to GHG reductions.

The RNA will be a highly participatory exercise seeking the input of students, researchers, local government institutions, the private sector, and consumer representatives. An RNA will be prepared for each State in Mexico. Consultants will work on a sub-regional basis. Indicative regional groupings are provided in Figure 4. For each State, specialized consultants will: (i) survey and map the resources and capacities (human, technical, infrastructure, financial) of Mexican universities, research institutions, and clean energy enterprises; (iii) identify the ACE technology needs of enterprises in strategic sectors; (iv) identify each region’s comparative advantage in S&T sectors and in the clean energy value chain; review the capacities of sub-national government entities to implement sound policy and regulation conducive to the dissemination of clean energy technologies; (v) assess existing regional and national financing sources; and (vi) assess financial, regulatory and policy barriers. Consultants will also seek to identify where there are opportunities for States to collaborate to leverage shared comparative advantage to achieve the desired outcomes.

For this component, the consultants will draw from the concept of ‘smart specialization’ or RIS3 (Research and Innovation Strategies for Smart Specialization) currently being advanced by the European Commission. Briefly, the objective of the RIS3 approach is to maximize the knowledge-based development potential of a region, regardless of whether it is strong or weak, high-tech or low-tech, by focusing on each region’s comparative advantage. This approach allows stakeholders to justify the use of limited public resources to support ACE technology commercialization and deployment.

The key output of the needs assessments will be a Clean Energy Regional Investment Plan (CERIP). Each State-level CERIP will: (i) identify the investments and strategic actions (curriculum changes, the creation of new incentives, policy reforms) recommended and agreed to have strong potential over the medium-term to boost human capital in S&T and entrepreneurial (finance, business administration, strategy) disciplines critical to commercialize ACE technologies; (ii) identify ACE investments, advanced research activities, and other initiatives that could be undertaken by the FSE Fund to reduce GHG emissions; and (iii) create a potential pipeline for the ACE Fund, a grant facility for private enterprises in the ACE sector, described below under Component 2. Investments identified by the CERIP may include the establishment of chairs in universities in relevant scientific fields; support for centers of excellence for specific clean energy technologies; joint research initiatives with industry; and the purchase of scientific equipment for laboratory upgrades. In order to create the project pipeline for the FSE and ACE Fund, the consultants will compile an exhaustive database and capacity assessment of clean energy enterprises, and assess the ACE technology needs of private enterprises in other sectors across all of Mexico. They will also raise awareness about the ACE and the FSE Funds to all stakeholders contacted in the preparation of the RNAs. Investment in CERIPs will begin during the Project implementation period and continue after the Project closes.

SENER will seek to leverage resources from other stakeholders (State governments, CONACyT, the Ministry of Education, the Ministry of Economy, private sector enterprises) and coordinate with other initiatives. This will include coordinating with the IDB Project “Climate technology transfer mechanisms and networks in Latin America and the Caribbean, and with the National Institute for Ecology and Climate Change (Institúto Nacional de Ecología y Cambio Climatico, INECC), the Mexican representative to the Climate Technology Center and Network (CTCN) of the United Nations Framework Convention on Climate Change (UNFCCC). The CERIP is intended to bring stakeholders together towards implementing a coherent strategy that can advance clean energy technology commercialization in Mexico that can reduce GHG emissions. To varying degrees, state Government’s and other sub-national entities in Mexico are interested in promoting clean energy technologies, green growth, and low carbon initiatives, and have resources that they can commit to initiatives. However, due to the highly centralized nature of the energy sector bureaucracy in Mexico, few States have the capacity to implement sound policies and investments. The CERIP can therefore improve the efficiency of policy implementation, and help to avoid overlapping initiatives, leading to improved outcomes. Coordination with the CTCN of the UNFCCC can help Mexico to meet its technology needs from abroad, as identified by the RNAs.

Figure 4. Regional groupings for the RNA

The Government of Mexico will aim to complete the implementation of CERIPs during the Project implementation period. It is anticipated that preparation of the RNAs will take place beginning in 2014, and implementation of the CERIPs from 2015-2018. Thereafter, the project will hire to consultants to perform an ex-post analysis of the RNAs and the CERIPs. The consultants will prepare a report for SENER and the World Bank which will contain, among other things: (i) a benchmarking exercise to assess the relative performance of States and other entities in implementation of the CERIPs; (ii) an assessment of  the amount of other resources (private,  local government, other federal agencies) leverages by the Project; and (iii) a detailed accounting of the number of initiatives and projects identified for support by the ACE/FSE fund that applied for and/or received support.

Component 2: ACE Fund Matching Grants and Technical Assistance. (Funding: GEF US$11.50 million: private sector: US$1.96 million).

The objective of Component 2 is to promote the commercialization of innovative clean energy technologies in Mexico by providing grants and technical assistance through a grant competition.

Component 2 seeks to fill a void in the current public and private financing landscape for early-stage technology commercialization, and to incentivize industry-academia technology development collaboration through a pilot grant program (Table 2). While the SE-CONACyT Technology Innovation Fund has a strong track record funding innovation, the fund’s support is highly diffuse, has relatively high co-financing requirements, and does not provide mandatory technical assistance. The FSE also has extensive experience and resources, but cannot support private enterprises, and does not provide technical assistance. The proposed ACE fund will address some of the gaps in the public sector early stage financing landscape, and boost the supply of resources, so that more eligible firms can receive support. The energy enterprise sector in Mexico is already underdeveloped relative to other strategic sectors. Moreover, for the reasons outlined in paragraph 3 above, the clean energy sector requires additional public support.

Table 3. Market position of ACE Fund

| Fund | CONACyT/SE Innovation Fund | FSE | SENER: ACE Fund (proposed) |
| --- | --- | --- | --- |
| Type | Grant facility for innovation | Grant facility for applied research related to innovation | Grant facility |
| Private sector eligible? | Yes | No* | Yes |
| Provides Technical Assistance? | No | No | Yes |
| Target market | SMEs | Primarily supports accredited researchers | SMEs + mature firms collaborating with researchers |
| Years active | 2002-present | 2009-present | 2014-2018 |
| Total annual grants (MXN) | 100 | 121 | 46 |
| Range of grant/investment size (MXN mns) | 1.0-5.0 | 0.5-30 | 1.0-25 |
| Co-financing | 50-90% | 0% | 10-15% |
| Sectors | Over 25 sectors, including renewable energy | renewable energy, energy efficiency, clean transport, fuels | renewable energy, energy efficiency |

*see footnote 21

ACE Grant Fund Competition. ACE will sponsor an annual call for proposals inviting qualified entities to compete to receive (i) Proof-of-Concept or (ii) Collaborative Clean Energy Commercialization grant (CCEC). The resources for each grant type will be earmarked notionally at US$5.25 million each, with the objective of flexible resource allocation among instruments based on demand and applicant qualifications. The objective of both instruments is to support innovative clean energy technologies with strong potential for commercialization.

The fund will seek to support the customization or adaptation to the Mexican context of established technologies, and not technologies which are totally new to the world. In addition, the fund will focus on specific technology areas for development where there is both regional demand and a comparative advantage for Mexico. For example, among the technical areas that are a priority for Mexico are energy efficiency, geothermal, wind, and solar energy technologies. The technology focus will be further narrowed and refined by the results of the analysis carried out in Component 1.

Proof-of-concept grants. The objective of proof-of-concept grants is to support activities in the proof-of-concept and prototyping stage. The proof of concept grant is designed to help stimulate entrepreneurship, and to incentivize researchers to incorporate and take risks, in order to stimulate innovation and technology transfer. The ACE proof-of-concept grant will be open to incorporated firms with majority Mexican ownership.  A cap will be placed on the size of the firm to ensure that the program targets SMEs, start-ups, and academic spinoffs. The range of the grant will be MXN 1-6.6 million (~US$75,000-500,000), and the grant duration will be 12-24 months. The average grant is expected to be $150,000.

CCEC grants. The objective of the CCEC grant is to provide an incentive to stimulate academia-industry collaboration. As noted above, the lack of such collaboration is viewed as a key barrier to technology transfer in Mexico. The CCEC grant will target firms that wish to develop an innovative product or process in collaboration with a Mexican university or research institution. No restrictions on the size of the firm will be created. However, the firm must have majority Mexican ownership. Applicant consortia may also include foreign academic institutions to encourage knowledge spillovers from abroad, provided that the Mexican university has a leading role in the collaboration. The range of the grant is expected to be MXN 2-25 million (~US$150,000-2,000,000), and the grant duration will be 12-24 months. The average grant is expected to be $500,000.

Investment Committee. Decisions on grant and TA awards will be made by five individuals forming an Investment Committee. The members of the Investment Committee will be competitively selected. The Project will look for individuals with strong expertise in, among other things, early stage technology commercialization, venture capital, applied research, ACE technologies, and concept-to-market strategy. Eligibility will not be limited to Mexican nationals, or even current residents in Mexico, as Committee members with international experience will bring strong added-value to the process of selection, and to the grant recipients themselves. The list of candidates proposed for the Investment Committee (at least 15 in total) will be presented to the Bank by appraisal.

Co-financing. To ensure that grant applicants have a financial stake in the outcome, they will be required to contribute a minimum of 15 percent of total sub-project costs for Proof-of-Concept and CCEC grants, respectively. Recipients of technical assistance will be required to provide 10 percent co-financing. The minimum co-financing amount for CCEC grants is expected to be higher since larger, more mature firms will participate, which are less capital constrained than SMEs and start-ups.

Application procedures. In order to be considered for a grant, applicants must submit an online application. The ACE fund will seek to leverage institutions within the public and private entrepreneurial eco-system to promote the fund to ensure that participation is widespread. Activities under Component 1 will help to identify activities suitable for grant funding under Component 2. The application will include, inter alia, an applicant statement; detailed business plan; project budget; evidence of eligibility; CVs of key personnel; financial documentation; affirmation that the proposed Project does not include any of the prohibited activities detailed in the ESMF; and proof of co-financing. The grants will only fund eligible expenditures that will be detailed in the POM. Grants will not be allowed to fund academic or research institutions or the salaries of their personnel.

Proposal selection. Proposals to the ACE Fund will be first screened to ensure that they meet minimum requirements and do not fund any activities that are excluded for environmental or social reasons. Thereafter, the proposals will be reviewed for technical and commercial management by specialists in renewable energy, energy efficiency, and business. The Project will leverage the support of specialists who currently perform that role for the FSE. These specialists will recommend the most promising proposals, or “short-list”, to the Investment Committee. Proposals which are not selected to advance past this stage will receive feedback from the peer reviewers and an explanation for why they were not selected.

Subsequently, Investment Committee members will conduct a detailed review of the short-listed proposals. The Investment Committee’s review will consider, inter alia, the proposal’s technical merits; potential to achieve commercial viability; and its potential to achieve GHG reductions. A site visit and interview with the applicant will be a part of the application process. The Investment Committee will meet on a semi-annual basis to vote on grant awards. Again, applicants not accepted for a grant will receive detailed feedback. In addition, they may receive advice on other resources available in the private and public sector which may be of further assistance (Figure 5).

Figure 5. ACE Fund application review process

Follow-up investment. Since there are large funding gaps in Mexico for early-stage financing, grant recipients who successfully implement their Project will still face challenges securing additional financing. In order for the Project to have an impact on ACE technology deployment that can contribute to GHG reductions, the ACE Fund will make every effort to help grant recipients with identifying follow-up investment. This can be achieved in a number of ways: (i) Grant recipients will not be barred from applying for future grants, although they must be competitively selected for eligible projects; (ii) Investment Committee members (representing the private and commercial finance sectors) will be allowed to invest in firms, but only after the applicant has completed grant implementation, and; (iii) the ACE Fund will provide “match making” assistance to connect entrepreneurs with other financiers.

Permitting investment committee members to invest in firms that are awarded grants could raise some conflict of interest concerns. To mitigate this risk, Investment Committee members will be required to recuse themselves from participating in decisions on applicants with whom they have any business or personal ties. Moreover, individual Investment Committee members cannot decide the outcome of any particular grant application, since a majority of three IC members must agree to award a matching grant or TA. Finally, IC members will only be allowed to invest after the grant cycle is complete. At the same time, the benefits of allowing follow up investment by IC members are clear. Since the Fund’s success will be measured, in part, by the number of firms which achieve commercial success, it is in the interests of the Project to increase the likelihood that grant recipients receive sustainable financing. For most beneficiaries, the grant alone will not fully meet their financing needs, and risk financing for early stage ventures in Mexico is scarce. Since at least some IC members will be active venture capitalists themselves, by getting to know the grant recipients, the likelihood that they will invest in successful projects that demonstrate strong commercial potential after they complete grant implementation will be increased This further helps to achieve the Project’s development objective by providing financing to the private sector for ACE technology commercialization.

Component 2.1: Matching Grants (Funding: GEF US$10.50 million; private sector US$1.86 million). The ACE Fund will provide grants for both proof-of-concept and CCEC. In some cases, access to grant funding may be contingent on completing a TA activity. Detailed information on the terms, eligibility criteria, maximum grant size, application procedures, monitoring criteria, and other features of both the proof-of-concept and the CCEC grant are recorded in the draft POM. The POM will be a ‘living document’ updated as needed to refine, inter alia, processes, procedures, and co-financing thresholds.

Component 2.2: Technical Assistance (Funding GEF: US$1 million; Private sector enterprises: US$111,000). Winning proposals will receive mandatory technical assistance (TA) as part of their overall grant package. TA will be an on-boarding program provided by a firm that is competitively selected designed to build capacity of the grant recipients. TA will cover topics which include, inter alia, business plans, IP protection and monetization, marketing strategy, access to finance, safeguards, and other services available to entrepreneurs in Mexico. TA recipients will be required to co-finance 10 percent of the costs of the TA award.

The ACE Fund will select TA service providers on a competitive basis using the Indefinite Delivery Contract (IDC) method. Further details are provided in Annex 3. The ACE fund will regularly monitor the results obtained by TA service providers to hold them accountable. The Project will also aim to utilize existing entrepreneurial support services in Mexico (INADEM, TTOs, business incubators). The World Bank has held preliminary discussions with INADEM and CONACyT seeking to identify how best to partner on this initiative.

Disbursement of ACE Funds to beneficiaries. Disbursement from the ACE fund to the beneficiary will occur in semi-annual tranches. Grant disbursement will follow the project budget agreed in advance by both parties, although some deviations within a reasonable range will be allowed. In order to receive the next disbursement, Grant beneficiaries will be required to provide supporting documentation of procurement transactions during the previous quarter, official financial statements to the Fund, a quarterly progress report, and evidence of the availability of required co-financing for the following quarter. This approach builds on lessons learned from other S&T grant programs in Mexico, as well as abroad. This requirement will help to minimize the risk of fraud or frivolous use of limited resources.

Implementation. During grant implementation, the Investment Committee will continue to actively monitor the progress achieved by the grant beneficiary. At the conclusion of the grant implementation period, beneficiaries will be required to submit an official financial audit to the Fund on terms that are acceptable to the Fund, the World Bank and the Government of Mexico.

Component 3: Project Management. (Funding: GEF US$0.80 million; SENER US$2 million).

The Project will utilize and strengthen the existing Project Implementation Unit (PIU) within SENER to coordinate and manage the Project. Four additional team members will be added: a procurement specialist, a financial management specialist, and two project managers, one for Component 1 and another for Component 2. Additional support for screening grant applications under Component 2 will be provided by SENER personnel or sub-contractors.

Annex 3: Implementation Arrangements

Mexico: Sustainable Energy Technologies Development for Climate Change Project

## Project Institutional and Implementation Arrangements

Project Administration Mechanisms

- Overall arrangements. The implementing agency for the Project will be SENER, who will execute and oversee all three components of the project. The project implementation structure would include a Project Implementation Unit (PIU) and an investment committee, along with external stakeholders.

Project Implementation Unit (PIU). Activities under the Project will be managed by a Project Manager housed within the existing PIU that has been established in SENER for the management of other World Bank and GEF projects. The Project Manager will report directly to the Under-Secretary for Planning and the Energy Transition. New staff will be hired by the PIU to handle the additional workload created by the project, particularly in the areas of financial management and procurement. SENER will provide additional support to the PIU from sub-contractors and SENER staff.

An Investment Committee, consisting of competitively selected and World Bank approved international and local experts from the academic and private sector would be responsible for evaluating and selecting subproject proposals to receive grants, based on criteria described in the POM, and acceptable to the Bank. A representative from SENER will chair and sit on the Investment Committee.

## Financial Management, Disbursements and Procurement

Financial Management

Activities under Component 1 will finance mostly consultancies and workshops which will be paid directly from the FTE to beneficiaries, thus, the flow of funds will be rather simple; however, Component 2 will entail more complexity as it will imply financing subprojects whose beneficiaries will be clean energy technology companies (e.g. higher education institutions, research centers, productive sector and possibly local governments) which may have low or nonexistent administrative capacity. Main mitigating factors include the following: (i) beneficiaries will open and maintain commercial bank accounts that will be only used for this project, (ii) an accounting firm acceptable to the Bank will be hired for preparing the accounting records of subprojects, carrying out monthly reconciliations of banking accounts and accounting records, and making sure that the expenditures are eligible and adequately supported. In addition, the Operational Manual will include specific criteria for selecting these beneficiaries and for ensuring that the financial resources granted to them would be managed under sound financial management practices, and the resources used for the purposes intended.

Financial reporting

SENER will prepare consolidated semi-annual unaudited Project Interim Financial Reports (IFRs) which will be presented 45 days after the end of each semester, and the annual audited Project financial statements, which will be audited under terms of reference acceptable to the Bank, by an independent audit firm selected by the Ministry of Public Administration (SFP by its acronym in Spanish) in accordance to the audit terms of reference and memorandum of understanding agreed between the Bank and SFP.

Disbursements

The flow of funds process is described in the following chart (dotted lines represent flow of information whereas solid lines represent flow of funds):

  - Each year, SENER requests to the Congress the approval of a budget allocation for the FTE, the objective of which is to finance and incentivize projects related to the sustainable use of energy. Once this budget is approved, SENER will request to the FTE the allocation of a certain amount of funds for this particular project, which will function as a revolving fund during the life of the grant.

  - SENER will instruct the Banco Nacional de Obras y Servicios Publicos (BANOBRAS, a Mexican development bank) as fiduciary agent of the FTE, the payment to project beneficiaries.

  - BANOBRAS will pay directly to beneficiaries under Component 1, mostly related to the performance of consultancies and workshops.

  - BANOBRAS will transfer resources to beneficiaries under Component 2 (e.g. higher education institutions, research centers, productive sector and local governments), which will implement subprojects and will report periodically the use of resources to SENER.

  - The FTE will periodically report the use of funds to SENER. With this information along with the reports provided by beneficiaries under Component 2 as noted in the previous point, the administrative unit within SENER will prepare accounting records and the related project financial information, namely IFRs, annual financial reports and disbursement requests.

  - SENER will submit the project financial information to NAFIN, either for financial reporting purposes, and for requesting the reimbursement of resources to the FTE.

  - NAFIN will present to the World Bank the project financial information as required in the grant agreement.

  - The World Bank will reimburse funds to a commercial bank account opened by NAFIN.

  - NAFIN will transfer the resources to the National Treasury (TESOFE).

  - SENER will request to TESOFE the reimbursement of funds to SENER.

  - SENER will reimburse funds to the FTEASE.

Procurement

SENER will have a single PIU for overall project management and coordination. The procurement tasks will be carried out by Procurement Specialists located in the consolidated PIU within this agency. The Specialists have accumulated experience in a number of projects with the use of procurement procedures in Bank-financed projects. On the basis of the capacity assessment and a projection of the expected work load conducted in SENER it was agreed to hire another Procurement Specialist to carry out procurement under the project. The PIU will manage procurement for the implementation of the sub-components 1, 2.1, 2.2 and 3. Under Sub-Component 2.1, Grant Awardees will carry out procurement for the execution of their sub-projects with procedures acceptable to the Bank to be described in the Project Operations Manual. Based on performance in few Bank-financed projects currently under implementation, SENER’s internal mechanisms in place for procurement planning, monitoring and control are considered acceptable to the Bank.

The project will include two main categories of expenditures that will be procured according to World Bank procurement rules. The first will be goods, non-consulting services and consulting services under the Components 1 and 2. The second category of expenditures will be matching grants that will be awarded under a national competition organized by SENER according to eligibility and selection criteria to be outlined in the Operations Manual. The matching grants will be funded by the ACE Fund that will be established under SENER and operated in a similar manner to the FSE, but with the provision that funds can be used directly by the private sector, unlike the FSE. The ACE Fund will be a newly established entity that will exist within SENER and will be used for making grants under Component 2.1. The PIU will hire one additional procurement specialist to handle procurement under the project, and will draw upon the procurement expertise that exists in SENER for managing three other GEF projects under implementation.

Procurement of works. The project will not finance works contracts.

Procurement under Components 1, 2.1, 2.2, and 3. Goods and non-consulting services for the implementation of these components by SENER will be procured using Bank procurement methods and harmonized documents agreed by IADB, Hacienda, and the Bank. Goods costing less than US$ 100,000 will be procured through Price Comparison (Shopping) procedures, as described in paragraph 3.5 of the Procurement Guidelines; NCB procedures will be applied for contracts costing less than US$ 3,000,000, and ICB procedures for goods with estimated values equal to US$ 3,000,000 or more.

Procurement of consultant services under Components 1, 2.2, and 3. Consultant services will be procured in accordance with the “Guidelines: Selection and Employment of Consultants by World Bank Borrowers” published in January 2011 and the arrangements agreed in the procurement plan. Contracts for the hiring of firms with estimated values of US$ 350,000 or more will be procured giving consideration to quality and cost and the procedures set forth for the QCBS method in the Guidelines will apply. Contracts with estimated values less than US$350,000 will be procured using quality and cost selection (QCBS); quality based selection (QBS) procedures; selection based on the consultant’s qualifications (CQS); least-cost selection (LCS) procedures; selection under a fixed budget (FBS) procedures; and single source selection (SSS) procedures. Consultant services by firms will include capacity assessments of sub-national entities, academic institutions and private enterprises; design and preparation of regional investment plans; identification of clean energy initiatives at the regional level;  TA services to selected beneficiaries for implementation of sub-projects, inter alia, mentoring, legal advisory; technology transfer; IP support; and clean energy commercialization.

Short list comprised entirely of national consultants. The short list of consultant firms for contracts estimated to cost up to US$500,000 equivalent may comprise entirely national consultants, in accordance with the provisions of paragraph 2.7 of the Consultant Guidelines.

Individual consultants. The project will finance consultant services by individuals.. Contracts will be procured using the selection procedures described in paragraphs 5.2 and 5.3 of the Bank Consultant Guidelines. Individual consultants will be selected on the basis of their relevant experience and qualification for the intended assignment. Contractual assignments by individuals meeting the conditions described in paragraph 5.6 of the Consultant Guidelines may be hired using non-competitive procedures, with the prior agreement of the Bank.

Procurement under Component 2.1 (Sub-Project Initiatives). The Project will finance goods, equipment and technical assistance services under this Component to be procured by Grantees for activities such as proof of concept and prototyping activities.

Provision under Component 2.1 (ACE Fund Grants). The Bank team met with well-established entrepreneur associations (i.e. Mexican Chamber of Commerce; Mexican Chamber of Consultants); national and international entrepreneurs from the energy and IT sectors (Vestas and Google) and with the National Council of Science and Technology (CONACYT) with a view to learn about methods and practices applied for procurement and selection of consultants by the private sector in Mexico and assess their acceptability in the project. Local procurement practices applied by the local energy and business community are considered appropriate and very similar to Shopping, as per procedures and practices described in paragraph 3.5 of the Bank Procurement Guidelines. Despite some differences identified in procedures they were considered acceptable such as negotiation when prices quoted by suppliers clearly departs from the market prices or the Beneficiary cost database; when the obtainment of 3 quotations is not possible because of unavailability of goods and services by suppliers within delivery time; or out of all available suppliers in the market only 1 or 2 meet goods specifications and/or functional and operations requirements.

For the partial financing of sub-projects by private sector enterprises, goods, non-consulting services and consulting services will be procured through Commercial Practices that were found acceptable to the Bank. All procurement and selection processes will be documented and carried out through competition. Award under non-competitive procedures must be technically justified and documented accordingly.  The organizational arrangements of the Grantees to conduct procurement will take into consideration the need for economy, efficiency and transparency of the procurement processes, as well as timing and quality of goods and consultant services. Awardees will ensure that the financing is used for purposes intended only. No contract will be financed with a firm which is not eligible under Bank financing with the Grant proceeds.

Commercial Practices procedures and conditions for use and eligibility of funds will be described in the Operations Manual and will overall consist of the obtainment of 3 qualified quotations or more for procurement of goods and non-consulting services from known or unknown qualified suppliers. Quotations will be considered as qualified if, after a review of technical specifications and other requirements specified in the letter of invitations, they have been objectively determined to meet such specifications and requirements. Quotations from international suppliers and consultants should be sought when the obtainment of quotes or the availability of suppliers or consultants in the local market is not possible.  Whenever during implementation of sub-projects there arises any circumstance involving reduced competition (e.g., less than 3 quotes), the Beneficiaries must submit a request for no objection along with a solid justification and supporting documentation acceptable to both SENER and the Bank for ex-post review and/or audit purposes.

A Commercial Practice threshold of US$ 1.0 million for procurement of goods, non-consulting, and consulting services will be assigned for use of Commercial Practices. However, if there is a need to procure large single goods and complex items with estimated values of US$ 350,000 or more, per contract, consideration will be given to the use of open competitive bidding agreed with the Bank. To this end, SENER will submit for Bank review and approval not later than the appraisal mission a standardized document for Competitive Bidding under Commercial Practices for procurement of goods, which will be based on the Bank standard ICB document. Both the content and procedures of this document will be simplified to the needs and capacity of the Beneficiaries. A similar consideration will be given to large and complex consulting assignments by firms costing more than US$ 300,000 per contract, in which case, quality and cost (QCBS) procedures, as described in Section II of the Bank Consultant Guidelines, will be followed. A simplified document for Request of Proposals will be used for contracts with estimated values above $300,000 based on the Bank Standard   Request for Proposals. Consultant services by individuals with values equal or above $100,000 will follow competitive procedures, including widespread advertisement. The Bank may reserve the right to carry out a review of contracts before the project closing date.

Procurement processes conducted by Sub-project Beneficiaries (under Bank post review condition) will be subject to a single-point ex-ante review by the PIU at the end of each process. Before contract award the PIU-SENER will review the whole process and, if applied procedures comply with the agreed arrangements, will issue a clearance to the process; otherwise it will object it and state to the Beneficiary the reasons for such rejection, including whether failure to meet such procedures can be rectified, or a new competitive process started or whether or not the contract so awarded will be eligible under the Sub-project Agreement. These arrangements will reduce the risks of deviations, misuse of funds and misprocurement and will clear the path towards the eligibility of contracts and continued participation in sub-projects, as far as procurement. At the time of submitting SOEs, each Beneficiary will attach the supporting procurement documentation already cleared by the PIU.

Technical assistance under Component 2.2. SENER will procure consultant services by firms and individuals for the provision of technical assistance in an array of areas of expertise which will be made available to the Beneficiaries for design and implementation of their sub-projects. The agency will run competitive selection processes using the Bank Consultant procedures.  Consultant firms or individual consultants will be selected following competitive selection procedures and contracted under Indefinite Delivery Contracts (IDCs) or Price Agreement contracts, as described in paragraph 4.5 of the Consultant Guidelines. Since technical assistance would be demand driven and the extent and timing of delivery cannot be defined in advance, contracts would be awarded on the basis of both a pre-agreed fee rate to be paid and on standard conditions of contracts, and payments made on the basis of time actually rendered. Services will be delivered “on call” in order to enable quick and continuing access.

Procurement Planning. SENER will submit not later than project appraisal mission a procurement plan for the first 18 months of project implementation which will provide the basis for the procurement methods and prior review thresholds. It will be used as the official management tool for planning, monitoring and control and will be available in the project’s database (i.e., SENER and NAFIN and in the Bank external website). In the case of sub-project initiatives expected to be selected under Sub-component 2.1, because of the demand driven implementation of this sub-component, the plan will incorporate only the total grant amount expected to be awarded at the beginning of each year of project implementation. Sub-project proposals to be submitted to the Evaluation Committee for consideration and approval must include a procurement plan indicating the estimated value of each item or activity to be procured and consulting services envisaged in   implementation of the sub-project along with an expected flow of funds program for the first 3 months. Upon agreement each plan will be used as a road map for the Grantee to execute the sub-project, and SENER to monitor and control and oversight. To the extent that Beneficiaries are selected and sub-project agreements under Component 2 are entered into, the PIU will update the section Matching Grants in the Procurement Plan in order to record real data of each contract  (e.g., Beneficiary, signing date; grant amount; expected completion date). The plan will be updated at least annually or as required, in agreement with the Bank, so as to reflect actual implementation needs and improvements of the institutional capacity.

Details of procurement arrangements involving International Competition and Direct Contracting. (Note: to be completed upon receipt of the procurement plan by SENER)

Goods and Non-Consulting Services

  - List of Contract packages to be procured following ICB and Direct Contracting procedures

| - Component PAD | - Description | - Procurement Method | - Estimated Cost (US$) | - P-Q | - Domestic Preference | - Review by Bank ( Yes / No) |
| --- | --- | --- | --- | --- | --- | --- |

Consulting Services

  - List of Consulting assignments with short list of international firms and sole source awards

| - Component PAD | - Description | - Procurement Method | - Estimated Cost (US$) | - Review by Bank ( Yes / No) |
| --- | --- | --- | --- | --- |

Date of Procurement Notice. The Recipient, through SENER, will advertise a General Procurement Notice (GPN) immediately after the Project enters into effectiveness but it does not exceed 30 days following the date aforementioned.

Thresholds for Prior Review and Procurement Methods: Procurement and Consultant award decisions subject to Prior Review by the Bank, as stated in Appendix 1 to the Procurement Guidelines and Consultant Guidelines, are described as follows.

| Expenditure Category / Agency | Method | Thresholds (US$ thousands) | Prior review by the Bank |
| --- | --- | --- | --- |
| COMPONENTS 1, 2.2, and 3 |  |  |  |
| Goods and Non-Consulting Services | ICB | = > 3,000 | All |
|  | NCB | 100 < Contract < 3,000 | First 2 contracts |
|  | Price Comparison (Shopping) | < 100 | First 2 contracts |
|  | Direct Contracting (DC) | Any value | All |
| Consultant Services |  |  |  |
| Firms | QCBS | - = > 350 | All |
|  | QCBS, QBS, LCS, CQS, FBS, | < 350 | First 2 contracts |
|  | SSS | Any value | All |
| Individuals |  |  |  |
|  | 3 CV | = > 100 | All |
|  | 3 CV* | < 100 | First 2 contracts. TORs only and post review thereafter. |
|  | SS | Any value | All |
| COMPONENT 2.1 (Matching Grants) |  |  |  |
| Goods and Non-Consulting Services | Competitive Bidding under Commercial Practices**** | = > 350 (for large or complex equipment only)** | First contract (SENER thereafter) Others depending on technical complexity level. |
|  | Commercial Practices | < = 1000 | First contract (SENER thereafter) regardless of value) Post review of a sample of contracts |
| Consultant Services |  |  |  |
| Firms | QCBS | = > 300 (for large or complex assignments only) *** | First contract (SENER thereafter ) |
|  | Commercial Practices | < = 1000 | Post review |
| Individuals | Commercial Practices | > 100 | First contract (SENER thereafter) |
|  | Commercial Practices | < 100 | None. Post review of a sample of contracts |

- * Evaluation Committee members may be selected through comparison of CVs on the basis of a pre-agreed fee and a period of time (e.g., 1 year) .**Commercial practices may be used for contract with values above $350,000 unless goods or services requested are large in volume and/or the level of technical complexity involved is low.*** Commercial practices method may be used for contracts with values above $300,000 provided that the consultant services are not complex and do not require widespread advertisement and competition. **** Procedures for procurement of large single or complex goods to be procured under Commercial Practices for values above $350,000, per contract, will follow simplified procedures detailed in the project standardized Competitive Bidding under Commercial Practices document.

Bank Supervision and Post Review Frequency. The Bank will conduct post review missions once a year and, at least, 2 annual supervision missions.  Based on the findings of the procurement ex-post review of contracts awarded during the first year of project implementation, the Bank may agree to change the thresholds in order to make them consistent with procurement performance and capacity. Consistent with the Substantial risk rating assigned, the post review of procurement contracts will consider a sample not less than 1 in 10 contracts. SENER will hire independent audit services for the performance of annual procurement audits on a selected sample of contracts awarded in all of the project components. The Consultant will be made available not later than three months after completion of the first year of project implementation and throughout project implementation thereafter.

Availability of Assessment Documentation and Dissemination. Detailed procurement documentation relevant to this capacity assessment will be maintained in the Bank project files. Once agreed with the Recipient, through SENER, the detailed 18-month Procurement Plan, will be published in the Bank website in accordance with the Bank Policies in the Procurement Guidelines.

Project Operations Manual. The Project Operations Manual will include the procurement methods and procedures that will govern project procurement. It will describe institutional  and  internal procurement procedures and arrangements, the composition of the Investment Committee and the procedures for selection and hiring of its members; the coordination procedures between SENER and NAFIN, the composition of the evaluation committees for procurement of goods and consulting services under the Sub-Components 1,  2.1, and 3, and time frames for approvals.

Commercial Practices Manual (Annex to POM). For the implementation of the grant-based Sub-Component 2.1, this Manual will be included as an Annex to the Manual. It will describe the basic principles and acceptable procedures applicable to the Grant; the eligibility and evaluation criteria for the selection of Sub-projects; eligible and non-eligible expenses; the procurement procedures to be used by Awardees; the list of firms debarred by the Bank impeded from participating in Bank-financed or Bank–administered projects; and the provisions of fraud and corruption in procurement. The principles noted above will also include as mandatory provision that beneficiaries will not award contracts to their parent companies, nor to subsidiary or affiliates companies. The Manual will set forth the responsibilities of SENER as implementing agency; the administrative procedures and mechanisms whereby BANOBRAS, as intermediary financial agency and through FOTEASE, will process payments to the Beneficiaries; and the fiduciary role of NAFIN.

Also, the Manual will establish the procedures for reviewing and approving procurement plans for acquisition of goods, non-consulting services and consulting services included in Sub-project proposals; the supervision and oversight arrangements under each Sub-project so as to insure compliance with the agreed commercial practices method; and to keep records for post review and audits. SENER (or its designated entity) should satisfy itself with the reasonableness of the price of contracts awarded by the Beneficiaries, if necessary, through the hiring of an independent consultant.

Overall procurement risks are detailed in the following table:

Risk mitigation plan

| Risk | Mitigation Action | Responsible Entity | Timeframe |
| --- | --- | --- | --- |
| - Country procurement framework not fully consistent with the Bank procurement policies. | - The implementing agency will adopt the Bank procurement guidelines; harmonized procurement documents agreed with IADB and the Secretariat of Public Function; and other documents acceptable to the Bank. - For the use of the Commercial Practices method, broad guidelines and detailed procedures and conditions for its use for the PIU staff and Awardees will be included in the Operations Manual. | SENER | By appraisal mission. |
| - Contracts awarded by Beneficiaries deviate from those agreed in the procurement arrangements and may thus become ineligible. | - SENER’s staff will perform single-point ex-ante reviews for each procurement transaction before award at the end of each process. The PIU will verify that the procedures applied met the ones agreed upon and were not misused and contract awarded by beneficiaries when requests for reimbursement of funds are submitted. This arrangement will reduce the risks of deviations from agreed procedures,, misuse of funds and misprocurement. - Bank anti-corruption policies will be incorporated in Sub-Project Grant Agreements, including remedial actions and sanctions to beneficiaries | SENER | At the implementation of first Sub-project Agreement |
| - SENER’s PIU has procurement staff with accumulated experience in Bank-financed projects but the agency might be overwhelmed due to additional workload. | - SENER will hire a Procurement Specialist to increase additional procurement resources and capacity. | SENER | Not later than project effectiveness |
| - SENER’s lack of experience in projects with participation of private sector entrepreneurs and use of commercial practices to procure goods and consulting services. | - - The OM will include an Annex with broad guidelines and detailed procedures for the use of commercial practices. - The Bank supervision team will provide training and assistance to the PIU staff to reduce the risk of management of procurement. - The Bank team will perform supervision missions and random ex-post reviews of contracts awarded with those procedures at a very early stage of the first 1-2 sub-project implementation | SENER BANK BANK | - Not later than appraisal mission - By project effectiveness - Early stage of sub-project implementation |
| - Limited capacity to prepare and manage procurement plans. Plans are not used as a project management tool for planning, control and monitoring. | - A project procurement plan for at least the first 18 months will be submitted and updated at least once a year for Components 1, 2.2 and 3. -A specific procurement plan to be submitted by potential beneficiaries under sub-component 2.1 for the implementation of each selected sub-project will be agreed upon between the PIU and each Beneficiary. | SENER | - Not later than appraisal mission |
| - Procurement fiduciary roles of SENER and NAFIN and coordination processes are not well defined, are complex and cumbersome, and cause delays. | - Each agency role will complement each other. SENER will be primarily responsible for monitoring, oversight and ex-ante reviews of procurement review functions at the bidding / selection cycle. The agency will carry out single-point ex-ante reviews of processes carried out by selected beneficiaries. NAFIN will perform a final procurement review on an ex-post basis at the moment of receiving the SOEs for request of disbursement on the basis of the supporting procurement documentation attached to SOEs. - -The Operations Manual will describe the administrative procedures which will regulate the interaction between the agencies and their respective roles in the procurement processes and in the overall procurement cycle. | SENER / NAFIN SENER | - Throughout project lifetime - Not later than grant negotiations |

## Environmental and Social, Including Safeguards

Background. In Mexico, the Environmental and Natural Resources Secretariat (SEMARNAT for its acronym in Spanish), the National Water Commission (CONAGUA), the National Forest Commission (CONAFOR), the Natural Protected Areas Commission (CONANP) and the Federal Environmental Protection Attorney Office (PROFEPA), amongst others, are all federal level institutions that have the responsibility for guaranteeing the adequate application of Mexican law regarding environmental impact and pollution control.

Concerning environmental legislation, Mexico has accumulated a great number of laws, regulations and statutes cover a wide range of environmental management. Among these, the General Ecological Balance and Environmental Protection Law will regulate the expected subprojects to be supported by the proposed project.

Since 1986 the General Ecological Equilibrium and Environmental Protection Law has established a mandatory Environmental Impact Assessment for every project, whether privately or publicly financed. The procedure is detailed and explained in the Rulebook for the Law concerning Environmental Impact and its correlation with the existing regulations, and the guidelines for the development of environmental impact assessment carried out in Mexico, reach World Bank operational directives for Environmental Assessment (Safeguard 4.01).

The monitoring of the prerequisites on environmental impact resolutions are guaranteed by the Federal Environmental Protection Agency (PROFEPA) which depends directly upon SEMARNAT and enforces the environmental legislation for which it has specialized offices in every state. PROFEPA is a 20 year old organization with noble goals and effective management, but with very limited resources for operation.

Project location and salient physical characteristics. The project will feature a competitive grant program (the ACE Fund) eligible to qualified Mexican applicants. At this point it is not known where such technology developers and entrepreneurs will be located. The size of the grants (varied, but on average less than US$500,000 and no more than $2 million) will limit the physical impacts of the prototype technologies. No sub-projects will be financed that could adversely affect indigenous peoples, natural habitats, physical cultural resources and forests or that could cause involuntary resettlement as per OP 4.12.

The existing SENER PIU has some capacity to manage social and environmental safeguards issues, as it is currently implementing a large number of infrastructure-intensive Projects in the energy sector, such as solar farms for remote communities, as well as wind farms. Since the proposed Project will not finance infrastructure projects, the Bank will provide training to key personnel at SENER, the PIU, and on the Investment Committee in the proper application of the safeguards instrument for the proposed Project. Additional environmental and/or social consultants will be hired as needed for the Project who are found to be acceptable to the Bank. Personnel will be required to fulfill the following objectives:

screen potential subprojects for environmental and social risks and impacts

ensure that sub-borrowers carry out an environmental and social assessment for their respective subproject

verify that subprojects comply with local laws and are consistent with Bank Safeguards Policies

The project has received a Category B rating for environment safeguard issues. The Project will develop an ESMF to conduct screening of potential subprojects for their environmental impacts and categorize them according to the Bank criteria (B or C projects). No category A subprojects will be supported by this operation. Subprojects deemed to have a potential environmental impact (B category) will need to provide evidence throughout their implementation of compliance with all necessary environmental permits and certifications. These environmental requirements will be identified during the initial screening process, which will be incorporated into the project selection process.

An ESMF has been prepared by SENER and is included in the POM. In practice, the ESMF will be a screening tool to help subproject applicants prepare their proposals to the ACE Grant Fund and to allow key personnel in SENER and the PIU to be able to review projects for their eligibility and to manage potential environment and social impacts.

Social. The Project will not finance any sub-projects that impact the rights of indigenous peoples, including their territorial and intellectual property rights. Sub-projects to be financed will be technologies related to energy efficiency and renewable energy that will not use indigenous intellectual property. Rather, the intellectual property is expected to derive from R&D activities in inter alia, the life sciences, industrial and mechanical engineering, thermodynamics, and geology. In addition, sub-projects will not be financed in the territories of indigenous peoples. As such, the risk that sub-projects financed by the ACE Fund infringe upon the territorial and intellectual property rights of indigenous peoples are expected to be minimal.

Moreover, it is not very likely that members of indigenous communities, or cooperative organizations, will seek to benefit from the Project by preparing proposals for the ACE Fund. Sub-projects will be selected for support that produce innovation in the advanced clean energy technology sector. As such, it is highly unlikely that indigenous communities will benefit directly from sub-projects in ways that would merit specific outreach approaches or design adjustments to accommodate the needs of these communities.

Annex 4: Operational Risk Assessment Framework (ORAF)

| Mexico: MEXICO Sustainable Energy Technologies Development for Climate Change (P145618) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Stage: Appraisal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| . |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Risks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| . |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Project Stakeholder Risks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.1 Stakeholder Risk |  | Rating |  | Substantial |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Since there are multiple stakeholders involved in the Project, there is a coordination and reputational risk. Also, given that the Project will work with private companies, and given the historical aversion against private sector involvement in the energy sector in Mexico, there is a risk of negative public perceptions. |  | The team has carried out extensive consultations with a broad group of stakeholders in government, finance, the research community, and in the enterprise sector and received substantive inputs from all sides. Training and grant programs funded by the Project are expected to have positive economic effects with social and environmental benefits. The team will develop a communications strategy in parallel with SENER to provide objective information about the goals and expected outcomes of the project. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: | Both |  | Status: |  |  | Stage: |  | Recurrent: |  | Due Date: |  | Frequency: |  |
| 2. Operating Environment Risks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 Country |  | Rating |  | Moderate |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: Risk Description: Weaker economic activity in key advanced economies led to a deceleration in growth of manufactured exports as of the second half of 2012 and the ensuing deceleration in economic activity in Mexico has been aggravated by a slowdown in public investment at the start of the new administration as well as more structural problems in housing construction. Growth is expected to pick up from the soft patch observed in 2013 following strengthening of external demand as well as implementation of monetary and fiscal policies in support of economic activity. A protracted, weak external environment would pose downside risks to Mexico’s growth and public sector revenue perspectives which could affect some program progress. Exit from unprecedented monetary policies by advanced economies may lead to reversals in gross capital flows giving rise to higher interest rates, a weaker currency and possibly increased financial volatility that may constitute a drag on economic growth. The government embarked on an ambitious structural reform agenda to enhance productivity throughout the economy. Initiatives of labor, education, telecommunication and competition policy, financial sector, energy and fiscal reform have been discussed and presented to Congress. The adoption and adequate implementation of these reforms is expected to enhance potential output growth, initially through additional investments and eventually through higher levels of productivity that these reforms are expected to unleash. Setbacks in the political process of legislative approval and in the subsequent implementation of reforms may derail the current strong impetus of reform required to enhance prospects of poverty reduction and shared prosperity. |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Authorities will focus on preserving macroeconomic stability maintaining the economy’s internal and external balances reflected by a moderate level of inflation, a limited external current account deficit, and modest public sector deficits. Policy buffers acquired from long-standing, consistent and prudent monetary and fiscal policies are used judiciously to support recovery from the cyclical downturn while the focus on enhancing structural economic growth remains on the legislative agenda of structural reform and the subsequent implementation of approved reforms (see below). |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: | Client |  | Status: | In Progress |  | Stage: | Both | Recurrent: |  | Due Date: |  | Frequency: |  |
|  |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | The surge in gross capital inflows to Mexico over the past few years has been mainly absorbed by offsetting public and private capital outflows as there has not been a significant deterioration of the current account. Such financial adjustment buffers the impact of volatile capital flows on the real economy and operates mainly through domestic interest rates and the exchange rate creating incentives for offsetting capital flows, thereby diminishing variations in net capital flows. The authorities are in a strong position to allow these financial adjustment mechanisms work (through a flexible exchange rate and bond prices) and to intervene only in case of undue liquidity pressures due to a strong credibility in their monetary policy framework supported by the availability of significant international reserves (to an amount of US$173 billion) and the flexible credit line with the IMF (available until end 2014 to an amount of US$70 billion). |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: | Client |  | Status: | In Progress |  | Stage: | Both | Recurrent: |  | Due Date: |  | Frequency: |  |
|  |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | The Government has demonstrated a strong ability to manage the political process of legislative reform, react to temporary setbacks and anticipate opposition from vested interests. Bank support to the implementation of elements of the reform agenda has been articulated in a new CPS that has been prepared jointly with the new Administration to cover the period from FY14-19. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: | Client |  | Status: | In Progress |  | Stage: | Both | Recurrent: |  | Due Date: |  | Frequency: |  |
| 2.2 Sector and Multi-Sector |  | Rating |  | Moderate |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The government of Mexico may reverse its policy stance towards clean energy development, jeopardizing government support for the Project. |  | The Government's position has been consistent across multiple administrations. As such, the team can reasonably anticipate that there will be policy continuity regardless of changes in government. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: |  |  | Status: |  |  | Stage: |  | Recurrent: |  | Due Date: |  | Frequency: |  |
| 3. Implementing Agency (IA) Risks (including Fiduciary Risks) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.1 Capacity |  | Rating |  | Substantial |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The project is complex from an operational perspective, specifically Component 2 as it entails transfer of funds to a number of entities that will be selected during the life of the project but whose financial and administrative capacity may be weak. |  | SENER has an administrative unit which has experience working with the Bank which will be strengthened with additional staff. As an additional mitigating factor, the Operational Manual will include specific criteria for selecting beneficiaries and for excluding certain subprojects under Component 2, with the aim of ensuring that the financial resources granted to them would be managed under sound financial management practices, and the resources used for the exclusive purposes intended. For the funds granted under component 2, the beneficiaries will be requested to open a bank account that will be used only for this project and an accounting firm acceptable to the Bank will be hired for preparing the accounting records of subprojects, carrying out monthly reconciliations of banking accounts and accounting records, and making sure that the expenditures are eligible and adequately supported. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: | Both |  | Status: | In Progress |  | Stage: | Both | Recurrent: |  | Due Date: |  | Frequency: |  |
| 3.2 Governance |  | Rating |  | Moderate |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A leadership change in SENER may affect the pace of Project implementation. Political interference in the selection of awards for technical assistance and or grants may steer Grant proceeds inappropriately. |  | Project implementation will be institutionalized within SENER and has strong government commitment at all levels. The Bank will be able to mitigate political interference in award selection by approving the appointments to the investment committee and through objective selection criteria. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: | Both |  | Status: | In Progress |  | Stage: | Both | Recurrent: |  | Due Date: |  | Frequency: |  |
| Fraud and Corruption |  | Rating |  | Moderate |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The participation in the grant program of a wide range of beneficiaries unattached to public research or academic institutions may present an environment conducive to F&C. |  | Strict eligibility criteria for beneficiaries will be included in the project’s Operational Manual. The project will be annually audited by an acceptable audit firm, in accordance with terms of reference acceptable to the Bank. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: | Both |  | Status: | In Progress |  | Stage: | Both | Recurrent: |  | Due Date: |  | Frequency: |  |
| 4. Project Risks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.1 Design |  | Rating |  | Substantial |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The project entails a complicated process of flow of funds and information between a number of entities including SENER, NAFIN, BANOBRAS, the FTE and a number of private sector beneficiaries under component 2. |  | The project will extensively use country systems which include well defined and controlled payment and information mechanisms already in use by the FTE which is controlled by SENER under specific terms of reference. Other mitigating measures include the project annual audit based on specific terms of reference, and periodic FM supervision. Additional mitigating measures may be considered before negotiations. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: | Both |  | Status: | In Progress |  | Stage: | Both | Recurrent: |  | Due Date: |  | Frequency: |  |
| 4.2 Social and Environmental |  | Rating |  | Low |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environment safeguards are not expected to be triggered since Projects will be small-scale and prototype installations with restrictions on environmentally risky technologies. Social safeguards will not be triggered. |  | Screening of all subprojects for environment and social impacts under Component 2 will be required for all grant applicants. Equipment purchased under the project would need to meet appropriate environmental, health, and safety requirements. The project will support the monitoring of the gender elements within each area of engagement within the project |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: |  |  | Status: |  |  | Stage: |  | Recurrent: |  | Due Date: |  | Frequency: |  |
| 4.3 Program and Donor |  | Rating |  | Moderate |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The project may overlap with other donor initiatives or, on the contrary, may be implemented in isolation from other Government initiatives, which will reduce the benefits from Project synergies. |  | The operation builds on current initiatives of the GoM, and more specifically SENER and CONACyT. The team has met with IFC, which is preparing a new financial instrument for early stage companies, and will seek to coordinate with other donors who are involved in cleantech innovation. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: |  |  | Status: |  |  | Stage: |  | Recurrent: |  | Due Date: |  | Frequency: |  |
| 4.4 Delivery Monitoring and Sustainability |  | Rating |  | Moderate |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The capacity of SENER to carry out the M&E functions for the Project is adequate. The sustainability of the operation is dependent on the long term commitment of the Government towards low emissions technologies, and will depend on achieving positive results from the Project. |  | During preparation, the team has reviewed SENER’s capacity to monitor the project and during appraisal the team will review the M&E plan to ensure that staffing and technical capacities are sufficient. The government's and specifically SENER’s commitment to World Bank project implementation has been strong and is credible, and on this basis the risk of a retrenchment is low. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: |  |  | Status: |  |  | Stage: |  | Recurrent: |  | Due Date: |  | Frequency: |  |
| 4.5 Other (Optional) |  | Rating |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: |  |  | Status: |  |  | Stage: |  | Recurrent: |  | Due Date: |  | Frequency: |  |
| 4.6 Other (Optional) |  | Rating |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  | Risk Management: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Resp: |  |  | Status: |  |  | Stage: |  | Recurrent: |  | Due Date: |  | Frequency: |  |
| 5. Project Team Proposed Rating Before Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Overall Preparation Risk: | High |  |  |  |  |  | Overall Implementation Risk: |  |  |  | Substantial |  |  |  |  |
| Risk Description: |  |  |  |  |  |  | Risk Description: |  |  |  |  |  |  |  |  |
| The key risks affecting Project preparation are the tight preparation timeline and the uncertainties related to the Procurement plan for Component 2. The main risks which may affect the overall implementation of the Project are the potential for: (i) lack of coordination among Project stakeholders, (ii) insufficient and poor quality of grant proposals; (iii) insufficient interest on the part of universities and private companies to collaborate and form sustained linkages. |  |  |  |  |  |  | The main risks which may affect the overall implementation of the Project are the potential for: (i) lack of coordination among Project stakeholders (ii) insufficient and poor quality of grant proposals; (iii) insufficient interest on the part of universities and private companies to collaborate and form sustained linkages. |  |  |  |  |  |  |  |  |
| 6. Overall Risk |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Overall Preparation Risk: | Substantial |  |  |  |  |  | Overall Implementation Risk: |  |  |  | Substantial |  |  |  |  |
| Risk Description: |  |  |  |  |  |  | Risk Description: |  |  |  |  |  |  |  |  |
| The key risks affecting Project preparation are the tight preparation timeline and the uncertainties related to the Procurement plan for Component 2. The main risks which may affect the overall implementation of the Project are the potential for: (i) lack of coordination among Project stakeholders, (ii) insufficient and poor quality of grant proposals; (iii) insufficient interest on the part of universities and private companies to collaborate and form sustained linkages. |  |  |  |  |  |  | Overall Implementation Risk rating of this project is Substantial. Although the World Bank has a good client relationship with SENER, with a number of projects under implementation, there have been significant delays in other GEF projects in the energy sector and projects with sub-projects. In addition, this will be one of the first grant programs administered by SENER that is focused specifically on the private sector. The risk that there will be insufficient interest in the ACE fund is viewed as moderate, given that demand by the private sector is significant because of insufficient supply of finance for ACE enterprises and given the private sector restrictions of the FSE. |  |  |  |  |  |  |  |  |
| Nondisclosable Information for Management Attention (Optional) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Risk Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Annex 5: Implementation Support Plan

Mexico: Sustainable Energy Technologies Development for Climate Change Project

## Strategy and Approach for Implementation Support

- The strategy for World Bank implementation support will focus especially on: reviewing the outputs from Component 1 and participating in outreach efforts; and under Component 2, providing a high level review of ACE fund performance to ensure that risks are mitigated, and that monitoring and evaluation is effective, so that the overall project objective can be achieved. Overall, the Bank will aim to: (i) provide clear and timely guidance on technical aspects related to implementation of each activity; (ii) ensure that the Bank’s fiduciary and safeguard procedures are followed; and (iii) ensure that the project outputs and outcomes are tracked in a timely manner and that they inform project implementation throughout the life of the project.

- In addition, the Bank will use implementation support missions to review ACE Fund performance, using both internal M&E indicators maintained by the PIU as well as participant feedback, to determine whether any minor or substantial changes to the Fund design are needed to maintain effectiveness. In addition, the Bank team will maintain continuous dialogue with SENER to look for ways that the Fund can continue to thrive after the first three years of Project implementation, i.e., after GEF resources are exhausted.

- Bank missions will make sure that the implementing counterparts are satisfactorily staffed with qualified technical, procurement, financial management and safeguard specialists and that appropriate training in their respective fields of expertise is provided. This includes refresher training where required. Supervision missions are planned on a semi-annual basis. However, if needed, more frequent field visits by the Bank team may be carried out.

- The Bank will maintain regular contact with the Coordinator of the PIU, within SENER. It is hoped that the regular interaction between SENER and the Bank will help to identify implementation issues and resolve them quickly and effectively. Some key members of the Bank Task Team (procurement, financial management) will be staff based in the Bank’s office in Mexico City. This will facilitate close interaction with all of the implementing entities of the project. The table below indicates the level of effort that will be needed from the Bank to implement the project.

## Implementation Support Plan

| Time | Focus | Skills Needed | Resource Estimate | Partner Role |
| --- | --- | --- | --- | --- |
| First twelve months | Technical Review: Terms of Reference for consultants under 1 Call for proposals under 2.1 and 2.2 Review and approval of the members of the Grant Committee Approval of grant awards Fiduciary Oversight: Financial Management Procurement | Procurement Specialist Finance Specialist, Economist FM Specialist Procurement Specialist |  |  |
| 12-60 months | Technical Review: Call for proposals under 2.1 and 2.2 Review and approval of the members of the Grant Committee Approval of grant awards Fiduciary Oversight: Financial Management Procurement | FM Specialist Procurement Specialist |  |  |

| Skills Needed | Number of Staff Weeks per year | Number of Trips per year | Comments |
| --- | --- | --- | --- |
| Task Team Leader | 6 | 2 | Based in DC |
| Energy specialist | 6 | 0 | Based in Mexico City |
| Innovation and Technology Transfer Expert | 2 | 1 | International Consultant |
| Environmental Specialist | 1 | 1 | Based in Mexico City |
| Procurement Specialist | 6 | 0 | Based in Mexico City |
| Financial Management Specialist | 6 | 0 | Trips will be combined with other project support |

Annex 6: Mexico’s Energy Sector Context

- Mexico is a large producer, exporter and consumer of energy. It is the world’s seventh largest oil producer and Latin America’s second largest energy consumer. Mexico’s energy sector is of strategic importance to the economy and is a driver of economic growth, productivity and competitiveness. For years, the country has relied on a generous endowment of petroleum to meet domestic energy needs as well as to generate significant revenues through the international sale of crude oil; however, oil production has dropped from a high of approximately 3.4 million barrels per day in 2004 to approximately 2.5 million barrels per day currently. Fossil fuels (including imported gas) represent a large portion of the electricity generation matrix (about 80 percent, with natural gas accounting for as much as 50 percent). As a consequence, enhancing energy efficiency and diversifying the energy matrix through the expansion of renewable and indigenous energy sources are key elements of the country’s long-term energy strategy.

Until the end of 2013, Mexico’s energy sector had been  dominated by public sector entities of the Federal Government; the Secretaría de Energía (SENER, Ministry of Energy) as responsible for planning and formulating energy policies, the Comisión Reguladora de Energía (CRE, Energy Regulatory Commission) as responsible for the regulation and oversight of the electricity subsector; the Comisión Nacional de Hidrocarburos (National Hydrocarbons Commission, CNH) as responsible for regulation the oil sector; the state-owned power company, Comisión Federal de Electricidad (Federal Electricity Commission, CFE), as responsible for the generation, transmission and distribution of electricity serving the entire country; and Petróleos Mexicanos (PEMEX), Mexico’s largest company, as the dominant player for the hydrocarbons subsector.

Since the mid-1990s, private participation in the electricity sub-sector has increased dramatically in generation, with most new capacity being provided by independent power producers (IPPs) who sell electricity to CFE under long-term contracts, and from facilities for self-supply (under Mexican laws, the private sector can only participate in the generation of electricity through IPPs, self-supply, co-generation, import, export and small production).

In December 2013, Mexican Congress approved a comprehensive energy bill which included amendments to three constitutional articles. Secondary legislation is being discussed, but some of the main implications of the reform are the following: (i) both PEMEX and CFE will transition from decentralized entities to productive entities within two years from publication of the bill, thus forced to increase their productivity and efficiency; (ii) power generation for public service is no longer the exclusive right of the State, thus private participation will be allowed and encouraged; (iii) While Mexico remains the exclusive owner of its hydrocarbons, the state can carry out exploration and extraction activities through direct assignments to productive state entities, contracts between the state and productive state entities, or contracts between productive state entities and private sector; (iv) a sovereign fund called Fondo Mexicano del Petróleo (Mexican Oil Fund) will be created and it will be managed by the Central Bank with the objective of collecting, managing and distributing income from the assignments and contracts for exploration and extraction of hydrocarbons (except for taxes); (v) the National Hydrocarbon Commission (CNH) and the Regulatory Energy Commission (CRE) will be strengthened, as they will become entities with legal identity and shall enjoy technical and management autonomy; (vi) new regulatory agencies will be created (the National Control Center for Natural Gas and the National Agency for Industrial Safety and Environment Protection for the Hydrocarbon sector); and the National Energy Control Centre (Centro Nacional para el Control de la Energía, CENACE), shall become independent from CFE. Such energy reform is expected to re-shape the entire Mexican energy sector.

Between the years 2000 and 2011, the consumption of energy in the country grew at an annual rate of 2.08 percent, higher than annual GDP growth. At the same time, primary energy production decreased – on average – 0.3 percent per year. If these trends were to continue, Mexico would become, after being one of the largest petroleum exporters in the hemisphere in the 1990s, a net energy importer by 2020.

Electricity coverage (access) in Mexico is currently over 98 percent. Electricity generation reached 259.2 TWh in 2011 (of which almost 80 percent came from fossil-fuels); the electricity mix has been steadily shifting from oil products to natural gas. The Government forecasted in its last Power Sector Outlook (2012) that electricity sales for public service would increase by 4.2 percent per year throughout 2026, thus reaching a consumption of 411.9 TWh (taking into account self-supply and public service and savings of 39.2 TWh from the enforcement of energy efficiency measures).

Mexico’s installed capacity reached 61.57 GW in 2011, of which roughly 51 GW were devoted to the provision of electricity for public service (CFE and IPPs) and 9 GW came from other sources (mostly cogeneration and self-supply by the private sector). CFE owns 63.8 percent of the country’s generation capacity, while IPPs represent roughly 19 percent of total installed capacity.

Based on Mexico’s international commitments, and under the country’s recently approved General Law on Climate Change (Ley General de Cambio Climático), the country aims to produce 35 percent of its electricity from clean energy sources by 2024. Mexico’s clean energy objectives also present an opportunity to spur growth in the clean technology sector to support economic growth through the expansion of ‘green’ jobs. Mexico does not have a robust clean technology domestic sector. For all assets installed in Mexico’s current wind portfolio, only twenty percent was sourced from Mexican firms.

To accomplish this goal, technological innovation needs to play a major role. The changes necessary to improve the development of energy technology include areas such as education and training, institutional capacity strengthening, infrastructure development, and the creation of strategic alliances between relevant stakeholders, including the public, academic and productive sectors.

In the global environmental arena, Mexico has taken a proactive stance with respect to climate change. As a dry and subtropical country lying between two oceans, potential climate change impacts include an increase in average and extreme temperatures, a reduction in rainfall and changes in runoff patterns, and an increase in the intensity of tropical storms from both the Atlantic and the Pacific oceans. Since 2006, Mexico has been one of the most active countries in addressing the challenges of global climate change and has been incorporating adaptation and mitigation concerns within its domestic economic and social development policy. The 2007-2012 National Development Plan (Plan Nacional de Desarrollo) of the Calderón Administration included environmental sustainability as one of its four main pillars. Further to that, in May 2007, Mexico announced its National Climate Change Strategy (Estrategia Nacional de Cambio Climático, or ENACC), and in August 2009, the Special Climate Change Program (Programa Especial de Cambio Climático, PECC) was published, establishing the Government’s plan of action, including sectorial programs and targets for reducing greenhouse gas (GHG) emissions. With the credibility gained from its strong domestic climate change agenda and its international commitment, Mexico has obtained a reputation as leader in the climate change field and become a chief advocate for international climate change agreements. In January 2009, President Calderón reiterated the commitment made by Mexico at COP14 in Poland that the country intended to halve its GHG emissions by 2050 compared to 2002 levels.

The proposed Project is also consistent with Mexico’s 5th National Communication to the United Nations Framework Convention on Climate Change, as it concludes that “GHG emissions in Mexico are expected to rise to 872 MtCO2 eq. in 2020, and 996 MtCO2 eq. in 2030”, with energy (power and oil and gas) being the largest contributors to this increase. The 5th National Communication also points out that not only investments in these sectors would be needed if Mexico wants to reduce GHG emissions 30 percent under the business-as-usual scenario by 2020 – as indicated in its climate change law – but also overcoming barriers to develop actions such as “increase incentives for technology transfers”. The Project was also included in the National Portfolio for Mexico to be financed by the Global Environment Facility, presented in October 2011.

In regards to technical innovation in Mexico, one of the key areas where further developments are necessary lies within the energy sector, which could have important economic and environmental implications for the country. In January 2013, President Peña Nieto called for innovation in energy as part of a wider sector reform to help improve the competitiveness of Mexico’s domestic industry. Such innovation is to be based around three strategic principles:

- Energy efficiency: increasing the productivity and production of the sector and encouraging more responsible and intelligent consumption;

- Energy security: generating the capacity and resources needed to ensure power supplies for the entire country and;

- Energy sustainability: shifting towards clean energy sources to reduce the environmental impacts associated with energy production and consumption.

On March 11th, the Mexican Senate approved President Peña Nieto´s 2013-2027 National Energy Strategy (Estrategia Nacional de Energía), which outlines plans to implement these principles. In addition, SENER At the initiative of the Executive Branch and with the active participation of all parliamentary groups, the Fund for the Energy Transition and Sustainable Energy Use (Fondo para la Transición Energética y el Aprovechamiento Sustentable de la Energía, FTEASE) was approved in 2008. The FTE supports the adoption and greater utilization of renewable energy and the promotion of energy efficiency in Mexico through investments in projects which have a large and immediate impact, such as utility-scale renewable energy projects. Since its founding, the FTEASE has supported investments to advance these objectives totaling approximately US$524m.

Annex 7: Estimated GHG emissions reductions

- The Project involves a GEF grant of $16.88 million, with $4.58 million for Component 1 (institutional capacity building for clean energy technologies and fostering academia-industry partnerships), and $11.50 million for Component 2 (Grants and technical assistance for advanced clean energy technologies with strong commercial potential), as well as $0.8 million for Project management. These types of support for clean energy (Components 1 and 2) – i.e., technologies that contribute to increasing the amount of energy generated from renewable sources and increasing energy efficiency in various applications - are important elements for Mexico to succeed in meeting its climate change goals and clean energy objectives.  These will also generate positive spill-over in terms of direct and indirect economic benefits and greenhouse gas (GHG) reductions.

The Project will help clean technology innovations reach the stage of commercialization, create a pipeline of promising clean energy projects which will help shift the culture of academic innovation through examples. Through the successful commercialization of technical innovation and subsequent scaling of volume of production, clean technologies will undergo a “learning curve” that engages a positive price-growth cycle whereby market growth provides learning, drives down costs and reduces price of successful clean technologies which makes them more attractive, which in turn supports further growth, further reducing price. Moreover, successes of the Project will inform other future SENER and Mexican government programs aimed at stimulating, fostering, generating and diffusing greater clean energy technologies and applications. This will also help create a more enabling environment for attracting both Mexican and foreign direct investments in clean technology in Mexico.

Together, the grants allocated under Component 2 (up to $2,000,000 each, but with expected average size of about $440,000) are expected to generate financial and direct and indirect economic benefits, although the inherent difficulty of picking winners and losers and the inherent risk associated with new technologies and start-ups (e.g., in the U.S., the National Venture Capital Association estimates that 3 out of 4 start-ups fail) suggest that not all proposals supported with a grant will end up being market successes. Ultimately, the quantification of the Project’s overall direct (including co-financing and leveraged investment emanating from the successfully commercialized clean energy technology) - and potentially more important post-project indirect benefits (through the assumed continuation of the fund after full disbursement of GEF funds) - will depend on the successful future adoption and diffusion of some of the specific clean energy proposals and technologies selected for support, which are very difficult to estimate, ex-ante, with a high degree of rigor and accuracy. Nonetheless, at the outset, the Team estimates that total amount of investments leveraged by the allocation of grants in Component 2 will lead to about $62 million, taking into account amounts of co-financing, a leverage ratio of 50:1 and a conservative success rate of 10 percent (Table 3).

Table 4. Assumptions

| Assumptions |  | Comments |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Amount of grants | 10,500,000 |  |  |  |  |  |
| Amount allocated to RE + co-financing | 4,830,000 | 40% of total amount of grants +15% cofinancing |  |  |  |  |
| Amount allocated to EE + co-financing | 7,245,000 | 60% of total amount of grants+15% cofinancing |  |  |  |  |
| Lifespan of each Project investment | 8 years for EE & 20 years for RE | used for estimating GHG emissions from energy efficiency (EE) and renewable energy (EE) investments |  |  |  |  |
| Success rate | 10% | Estimate by Task team, based on empirical evidence on success rate at stage of pre-commercialization of technologies that will be targeted by the Project. |  |  |  |  |
| Total amount of RE investments (including leveraging and assumed success rate of 10%) | 24,150,000 | 50:1 in follow up capital investment in the firm/technology |  |  |  |  |
| Total amount of EE investments (including leveraging and assumed succes rate of 10%) | 36,225,000 | 50:1 in follow up capital investment in the firm/technology |  |  |  |  |

Greenhouse Gas (GHG) estimates

The Project will analyze the emission reductions associated with the grants under the ACE Fund. However, it is important to recognize that the Project will also stimulate positive spill-over GHG emission reductions, as successful partnerships leading to commercialization and diffusion of more clean technologies are fostered through the activities supported under Component 1. These positive spill-over emission reductions are difficult to rigorously estimate with a reasonable level of certainty, but could be significant.

The estimates of GHG reductions are based on calculations for renewable energy projects and for energy efficiency projects for which grants will be allocated. Both direct GHG reductions (i.e., emissions reductions directly generated and those leveraged by the projects funded by GEF grants during the Project’s supervised implementation period), and indirect GHG reductions (i.e., those emission reductions achieved after the completion of the Project, but that are generated by investments supported by the continuation of the Project) are estimated to provide an overall assessment of the estimated GHG benefits associated with the Project.

The calculation methodology and some of the assumptions largely derive from those used in other GEF projects. The Emission Factor the emission factor is derived from the grid emission factors used for CDM projects in Mexico.  The methodology to derive the emission factor is based on a "combined margin" which is calculated based on  ( i) the emissions from the plants supplying the grid (i.e. the "operating margin"); and (ii) the emissions associated with  most recent plants built (i.e., the "build margin").. The ratio of USD/MW for renewable energy is based on Mexican cost estimates while energy efficiency costs are based on EBRD estimates. As per Table 4, the Project, through the grants allocated in Component 2, is estimated to lead to direct emission reductions in the order of 0.6 MtCO2e, and indirect emission reductions on the order of 1.8 MtCo2e, for a combined total of 2.4 MtCO2e. In terms of cost-effectiveness GEF funds allocated to the Project, it is calculated that the Projects’ estimated GHG reductions are achieved at an overall cost of $7.01/tCO2e.

Table 5. Assumptions for GHG reductions under the Project

Annex 8: Mexico’s Innovation Context

- Over the past decade, Mexico has taken important steps to build its national innovation system and to support the creation of new technology-based firms. The strategy has been implemented by several government agencies including the Ministry of Science and Technology (Consejo Nacional de Ciencia y Tecnología, CONACyT), the Ministry of Economy, the Ministry of Education, and the National Development Bank (NAFIN). The strategy has included investments throughout the innovation value chain, including in (i) human capital and education; (ii) basic and applied research & development (R&D); (iii) collaboration and connectivity between academia and the productive sector; (iv) training, mentoring, and incubation services for start-ups; and (v) seed and venture capital.

Although Mexico has made remarkable progress in developing its national innovation system, its innovation capacity lags behind other middle income countries. Intermediary output indicators for technology-based innovation, including investments in R&D and the number of patents filed, suggest that Mexico faces an innovation shortfall.

To overcome its innovation deficit, Mexico must address both demand and supply side challenges. On the supply side, the market is constrained by inadequate or misdirected human capital and research capabilities, weak incentives for researchers to commercialize their research, inadequate technical assistance for start-ups, risk-aversion, and insufficient financing for early-stage companies. On the demand side, the market for ACE technologies has been constrained by state-owned enterprise dominance of both the electric power and hydrocarbons sectors, and weak industry demand for innovations coming from Mexican research and academic institutions. Critical to the success of Mexico’s innovation strategy is a coherent policy approach that focuses on outcomes, which has been lacking.

Inadequate human capital development. Mexico has a number of world-class research institutions, and the government has made investment in higher education a priority. Yet despite impressive progress achieved over the past decade, participation rates in Mexico’s higher education system still lag behind peers including Brazil, Chile, and Turkey. The tertiary education system in Mexico also confronts quality issues, and does not always produce graduates with skills in demand by local industry. Mexico has a small number of international graduate students, and many Mexican students studying abroad do not return after their studies. While the number of academic researchers in Mexico has increased by 80 percent over the last decade, the country still trails its peers. In addition, total expenditure on R&D in Mexico (0.44 percent) is significantly below Brazil (1.21 percent) and Argentina (0.65 percent), while even further behind top innovation countries such as Israel (4.4 percent) and Sweden (3.4 percent). Inadequate stock of human capital limits Mexico’s capacity to produce innovative products and services (including clean energy technologies), to absorb global knowledge stock, and to diffuse existing technologies effectively. In order for Mexico to increase innovative NRETs, it needs to enhance human capital and R&D capabilities for relevant science and technology disciplines.

Weak links between academia and the productive sector. At the center of technology transfer is the exchange of knowledge between academia and the productive sector. Such collaboration has been a key factor in the success of countries (Israel, Sweden, and the United States, among others) which are considered innovation leaders. In contrast, the links between industry and academia in Mexico are weak. This is indicated by the limited production of academic patents in Mexico, the low proportion of industry-science co-publications, and the limited proportion of business-funded R&D in the higher education and government sectors. This problem is due to several factors.

First, in the past researchers have not had adequate incentives to pursue projects with industry relevance or with high potential for technology transfer. Academic promotion and compensation in Mexico is typically linked to the volume of publications, and not to the relevance or application of the research output. Moreover, Mexican academics and researchers have had a tendency to downgrade the value of applied research, and those researchers who work with the private sector. There is also limited prestige and little up-side potential for those researchers who take the risk of starting a new enterprise. The result is that academic research has tended to be highly theoretical in Mexico and disconnected from industry demand.

Second, Mexico’s intellectual property rights culture is underdeveloped in both enterprises and in academia. The regulations of many research institutes on how to share the monetary benefits derived from technology transfer are unclear, which discourages risk taking. Moreover, the capacity for managing intellectual property rights issues at Mexican institutions has been low and has discouraged the transformation of knowledge into innovations and collaboration with industry. In addition, an overall culture of aversion to risk in Mexico may act as a disincentive for academics and students to pursue a new venture in lieu of a career in academia.

On the demand side, the private sector in Mexico has not been an innovation leader either. Mexican firms have not viewed Mexican research institutes and universities as solution providers, and have typically looked abroad for answers (especially to the United States given the close cultural and geographical ties). Moreover, the number of researchers in the private sector is lower than in highly innovative economies. This limits the capabilities of firms to adopt new technologies.

Mexico is acting to overcome these difficulties by setting up Technology Transfer Offices (TTOs). In innovative countries, many enterprises, universities, and governmental organizations have set up TTOs to foster innovative activities and to facilitate technology transfer. TTOs help generate a market for new technologies conceived by researchers/entrepreneurs through industry partnerships, licensing, patenting, and/or the establishment of a new venture. Since 2010, CONACyT has supported the creation and strengthening of TTOs (both public and private) across Mexico. In addition, CONACyT has conceived and implemented a large number of programs to encourage collaboration with the private sector in a wide range of fields. CONACyT has also created financial incentives to foster business innovation (e.g., R&D consortia between industry and universities and other financial incentives to stimulate business innovation by small and medium enterprises). While these reforms are expected to improve technology innovation in Mexico, it is still too early to observe their precise impacts.

Limited access to technical assistance and finance. Forming new high-value firms is challenging, and new entrepreneurs face a steep learning curve. This makes support structures that facilitate mentoring, networking, and access to markets and financiers extremely valuable. Over the years, the GoM has launched several initiatives to improve the provision of technical assistance and financial services along all the stages of the value-chain. Under the new administration, the Mexican government has consolidated a range of technical assistance and grant programs under the Ministry of the Economy (Secretaría de Economía) under the name INADEM (The National Institute of the Entrepreneur, Instituto Nacional del Emprendedor). In terms of financing, the public sector has a variety of programs, though resources are typically thinly spread. A notable success has been the Technological Innovation Fund SE-CONACyT (Fondo Sectoriál de Innovación Tecnológica, FIT), created in 2002, which provides grants to support innovation by small and medium enterprises (SMEs) linked to the knowledge economy. The fund has supported 517 projects over five years and disbursed nearly US$234 million. NAFIN has also led the effort in recent years to boost the venture capital industry, most recently through the creation of a fund of funds, which leverages public resources to operate jointly with private venture capital funds.

However, large gaps remain in the financial landscape. Domestic credit to the private sector in Mexico is quite limited relative to Mexico’s level of economic development, meaning that for most start-ups, a bank loan is impossible to obtain. Risk financing for early-stage companies and new ventures (“venture capital”) in Mexico is also particularly underdeveloped compared to other emerging markets, both in terms of funds raised and total deal value. Moreover, risk financiers in Mexico have almost no appetite for investments less than US$5million. The recent emergence in Mexico of some “angel” and seed investors with a focus on smaller scale risk investments indicates that the situation is beginning to improve, but still has a long way to go. In other words, private funding for new ventures that require capital to prove a concept, or to develop a working prototype, is virtually non-existent.

State-owned dominance of the electricity sector. On the demand-side, state-owned dominance of the electricity sector has muted demand for advanced clean energy (ACE) technologies in power generation. Mexico has a single-buyer electricity market with the Comisión Federal de Electricidad (Federal Electricity Commission, CFE) solely responsible for transmission and distribution of electricity. CFE also owns and operates two-thirds of generation capacity. Since 1992, when generation was opened up to private participation, most new generation capacity has been provided by independent power producers (IPPs). More recently, investment in renewable energy (specifically wind) has expanded rapidly, with investments in renewable energy since 2006 totaling US$8.2 billion. However, despite recent progress, the installed capacity of non-conventional renewable energy technologies (NRETs) in Mexico stands at only four percent. Moreover, while Mexico has a fairly robust clean energy market, the number of Mexican firms producing innovative NRETs is few; most of the technology used in NRETs in Mexico is imported.

Given these challenges on both the demand the supply side for clean energy technologies, it is critical for Mexico to adopt and implement a coherent national innovation strategy. In the past, support for technology innovation in Mexico focused on priority sectors and technologies, and it is only recently that the clean energy sector has been identified as a national priority. The Ministry of Energy (Secretaría de Energía, SENER) has assumed a leading role in the effort to develop ACE technologies in Mexico. SENER channels public support to promote applied research in innovative and ACE technologies primarily through the Sustainable Energy Fund (Fondo Sectorial CONACYT-SENER de Sustentabilidad Energética, FSE).

FSE is an instrument created by the Government of Mexico in 2007 and financed through a special royalty levied on petroleum and natural gas production in Mexico. At the end of 2012, FSE had assets of US$204 million. The FSE is operated by SENER in collaboration with CONACyT. Its overall objective is to promote the development of clean energy technologies in Mexico. From 2009-2011, it sought to achieve this objective by providing grants for applied research to higher education institutions and research centers (both public and private) that meet certain eligibility criteria. While private enterprises were allowed to compete under certain circumstances, for the most part FSE funds are directed towards the public sector.

From 2009-2011, FSE launched calls for proposals (convocatoría) to support applied research and technology development. 48 proposals received funding, for a total of US$28 million in support. While it is too early to tell whether projects funded under FSE will lead to innovative technologies, early indicators have been somewhat disappointing. Moreover, the pipeline of qualified proposals to the FSE has been far less than available resources in the fund due to the limited capacity and the incentive structure of Mexican academia. In addition, while incentivized collaboration between academia and industry, only 6 of the 48 projects that were approved met these criteria. The restrictions against funding the private sector under the FSE are viewed as an obstacle to catalyze entrepreneurial activity in the energy sector, since private sector participation is viewed as a critical part of the solution.

In an effort to accelerate its technology transfer efforts, in 2012 the FSE launched a call for proposals to set up Mexican Centers of Energy Innovation (Centros Mexicanos de Innovación en Energía, CEMIEs) for geothermal, wind, and solar energy. CEMIEs are virtual collaboration centers which aim to coordinate research and development efforts by public and private entities related to clean energy technologies in order to accelerate their diffusion in Mexico. The CEMIE for geothermal was established in December 2013 with a budget of US$77 million, and the two other initial CEMIEs are expected to be launched in early 2014, with proposals for additional CEMIEs to be forthcoming.

In summary, the key challenges facing clean energy technology innovation in Mexico today and the contribution of the project are depicted in the following figure.

- Figure 6. ACE innovation landscape: challenges and responses

Annex 9: Evolution of World Bank’s engagement with Mexico with clean energy, innovation, and knowledge services

| Foundations (Before 1999) | Early Support (1999–2006) | Strengthening (2007–2009) |  | Continuing (2010–) |
| --- | --- | --- | --- | --- |
| Financial Services |  |  |  |  |
| - Solid Waste Management Pilot Project (P007628, FY86) - Urban Transport Project ( P007615, FY87) - High Efficiency Lighting Pilot Project (P007492, FY94) | - Renewable Energy for Agriculture Project (P060718, FY00) - Methane Gas Capture and Use at a Landfill - Demonstration Project (P063463, FY01) - Introduction to Climate-friendly Measures in Transport (P059161, FY03) - Mexico: Waste Management and Carbon Offset Project (P088546, FY05) - La Venta 3 – Large-Scale Renewable Energy Development (P077717, FY06) |  | - Hybrid Solar Thermal Power Plant (P066426, FY07) - Mexico Wind Umbrella – La Venta 2 (P080104, FY07) - Mexico Integrated Energy Services (P088996, FY08) | - Mexico Efficient Lighting and Appliances (P106424, FY10) - Urban Transport Transformation Program (P107159, FY10) - Sustainable Energy Technologies Development for Climate Change Project (FY14) |
| Knowledge Services |  |  |  |  |
|  | - LAC Region Landfill Gas Initiative (P104757, FY06) - Evaluation of Energy Efficiency Initiatives (P099734, FY06) - Economic Assessment of Policy Interventions in the Water Sector (P096999, FY06) |  | - Mexico: Electricity Subsidy Study (P101346, FY08) - Carbon Finance Assistance Program for Mexico (P104731, FY09) - Low-carbon Study (MEDEC) (P108304, FY09) - Mass Urban Transport-Federal Program (P110474, FY09) | - Mexico Renewable Energy Assistance Program (P117870, FY11) - Global Gas Flaring Reduction Partnership (FY10-on) - Partnership for Market Readiness – Market Instruments for Climate Change Mitigation in Mexico (P129553, FY13-on) - Carbon Capture, Utilization and Storage Development in Mexico (P131200, FY13) - Implementing TRACE TOOL in Pilot Cities in Latin America (P133060, FY13-on) - Greening Mexico’s Electricity Generation by Internalizing Externalities - Energy Policy Notes |
| Convening and Coordination Services |  |  |  |  |
|  | - Consolidation & Strengthening of the Mexican Office for Greenhouse Gas Mitigation (P060412, FY99) |  | - Preparation of the CTF Investment Plan (FY09) | - Energy-efficiency and Access Forum (FY11) |

Kehoe, T, K. Ruhl, Why Have Economic Reforms in Mexico Not Generated Growth? Federal Reserve Bank of Minneapolis, Staff Paper, November 2010.

OECD Reviews of Innovation Policy: Mexico. October 2009; and OECD Reviews of Innovation Policy: Knowledge-Based Start-Ups in Mexico, April 2013.

The idea of the ‘middle income trap’ is that when a country graduates to middle income status through a rise in incomes (and wages), it loses the ability to compete on the basis of cost competitiveness alone. In order to compete with other middle-income and rich countries, the country must innovate and increase human capital or risk growth stagnation. For a recent survey, see World Bank 2013; http://bit.ly/1ddNu3i

World Bank 2013, “Mexico Reform Agenda for Inclusive and Sustainable Growth,” from Romer 1990 and Aghion and Howitt, 2007.  Source: http://bit.ly/HZPWCD

Mexico is committed to reduce GHG emissions by 30 percent by 2020, and to produce 35 percent of electricity from clean sources by 2024. These commitments were included in the Renewable Energy and Energy Transition Law (Ley Para el Aprovechamiento de Energías Limpias y el Financiamiento de la Transición Energética), andre-affirmed in Copenhagen in December 2010. Mexico has also recently adopted a carbon tax. The policy includes a tax of 70.68 pesos ($5.41) per ton of carbon dioxide emitted by petrol, natural gas, propane, butane, aviation fuel, diesel, heating oil, coke and coal. Source: http://bit.ly/18dJNyH. Mexico also launched the first carbon offset exchange in Latin America in 2013. Source: http://bit.ly/IhHfD1.

A number of studies have been conducted on low-carbon development in Mexico. The World Bank study “Low-carbon Development for Mexico” 2010 established the baseline for several World Bank low-carbon operations.

Intergovernmental Panel on Climate Change (IPCC), 2007. Climate Change 2007: Mitigation of Climate Change. Source: http://bit.ly/TZjz9.

“Technology transfer” as it is used here and elsewhere in the scientific literature means the commercialization of applied research by the productive sector. In the climate change arena, technology transfer often refers to the transfer of technologies across international borders. According to the GEF, technology transfer is “a broad set of processes covering the flows of know-how, experience and equipment for mitigating and adapting to climate change among different stakeholders such as governments, private sector entities, financial institutions, non-governmental organizations (NGOs) and research/education institutions.” Additionally, see http://bit.ly/1hjtOCj.

IPCC 2007.

World Economic Forum. Source: http://bit.ly/15WC6sT  Indicators for technology-based innovation, including investments in R&D and the number of patents filed, show that Mexico faces an innovation shortfall.

The law establishes that the royalty, of 0.65 percent of all sales, shall be transferred in the following manner: 15 percent to the Mexican Petroleum Institute (Instituto Mexicano del Petróleo, IMP); 65 percent to a new Hydrocarbons Fund (Fondo Sectorial CONACYT-SENER de Hidrocarburos); and 20 percent to the FSE.

To be eligible, a research institution must be an active member of the Registro nacional de Instituciones y Empresas Científicas y Tecnológicas (RENIECyT).

Source: http://bit.ly/1izWirM

The RENIECYT network includes some 7,000 institutions (both public and private). See footnote 14.

The United States of Mexico will be divided into 10 regions for the purposes of the RNA

The US Environmental Protection Agency has used a value of $21/tCO2 as the social cost of carbon, which was based on a range of estimates at different discount rates in a report done by an Interagency Working Group on the Social Cost of Carbon (2013). The US EPA has recently raised the social cost of capital to US$37/tCO2. http://www.whitehouse.gov/sites/default/files/omb/inforeg/social_cost_of_carbon_for_ria_2013_update.pdf

The United States of Mexico will be divided into 10 regions for the purposes of the RNA

The mission of the CTCN is to stimulate technology cooperation and to enhance the development and transfer of technologies and to assist developing country Parties at their request, consistent with their respective capabilities and national circumstances and priorities. This is undertaken to build or strengthen their capacity to identify technology needs and to facilitate the preparation and implementation of technology projects and strategies that support action on mitigation and adaptation. See: http://bit.ly/1jkJyFZ

See, for example, IEA, 2000 “Experience Curves for Energy Technology Policy” (www.iea.org), as well as information by the (U.S.) National Venture Capital Association (http://www.nvca.org).

GEF, Manual for Calculating GHG Benefits of GEF Projects: Energy Efficiency and Renewable Energy Projects (2008)

“Finance and Technology Transfer Centre for Climate Change (FIN-TeCC)”, Project Document (2013);, as well as the “Climate Technology Transfer Mechanisms and Networks in Latin America and the Caribbean”, Project Identification Form (2011).

World Economic Forum. Source: http://bit.ly/15WC6sT

In 2009 the country had 1 researcher per 1,000 members of the labor force, compared to 1.3 in Brazil, 1.5 in China, 2.4 in Turkey, and 10 in the Republic of Korea.

RICyT. Source: http://bit.ly/183E0f3 and http://bit.ly/1edUHn2

World Bank Databank. http://bit.ly/17h5BXn

OECD 2013. Source: http://bit.ly/1crr6m5

World Bank 2013.

CONACYT’s redes de investigación, la programa de estimulo a la innovacion, and Alianzas Estratégicas y Redes de Innovación para la Competitividad all work to improve collaboration between the research and the productive sector. Los centros de investigación de CONACYT seek to form large scale multidisciplinary research networks. More than 15 networks have been established in a wide range of fields (e.g., climate change, renewable energy, water-related challenges, biotechnology) Source: http://bit.ly/ZRuQHW

CONACYT established three new programs in 2009 as a replacement to the fiscal incentives program that it had previously run. PROINNOVA supports public-private R&D projects in “frontier technologies”; INNOVATEC supports technological innovation projects in enterprises, preferably in collaboration with other enterprises or public research institutes; and INNOVAPYME supports R&D projects by small and medium size enterprises, preferably implemented in collaboration with public research institutions and other firms.

NRETs include solar, wind, geothermal, small hydropower, and bio-energy.

Bloomberg New Energy Finance 2013. Source: http://bit.ly/1lFyjEA

The law establishes that the royalty, of 0.65 percent of all sales, shall be transferred in the following manner: 15 percent to the Mexican Petroleum Institute (Instituto Mexicano del Petróleo, IMP); 65 percent to a new Hydrocarbons Fund (Fondo Sectorial CONACYT-SENER de Hidrocarburos); and 20 percent to the FSE.

The research institution must be an active member of the Registro nacional de Instituciones y Empresas Científicas y Tecnológicas (RENIECyT).

Private enterprises were allowed to submit proposals in collaboration with academic institutions, provided that the enterprise provide at least 30 percent of the total proposed project costs. Moreover, the enterprise could not receive any of the grant proceeds.