[image: image2.jpg]


request for project preparation grant (PPG) 

Project Type: FULL- SIZED PROJECT  
the GEF Trust Fund
Submission date:   21/07/2009
    Re-submission date:  08/01/2010
GEFSEC Project ID
: 3796
GEF AGENCY PROJECT ID:  4119
COUNTRY (ies): Niger
Project Title: Integration of Greenhouse Gas emission reductions in Niger's Rural Energy Service Access program 

GEF Agency (ies): UNDP

Other Executing partner(s):  Ministère des Mines & Energies
GEF Focal Area(s):  FORMDROPDOWN Climate Change

GEF-4 Strategic program(s): CC-SP3-RE, CC-SP4-Biomass
name of parent/program/umbrella project:  GEF Energy programme for West Africa       

a.   Project preparation Timeframe 

	Start date
	February  2010

	Completion date
	December 2010


B. Past project preparation activities ($)  


	List of Past Project Preparation Activities
	Output of the Activities
	Project 

Preparation  Amount (a)
	Co-financing (b)
	Total

c = a + b

	
	
	
	
	

	     
	     
	     
	     
	     

	Total Project Preparation Financing 
	
	
	


C. proposed project preparation activities ($)  

	Describe the PPG activities and justifications:  

Activities carried out during the preparatory phase will make it possible to consolidate and supplement the existing information on the technical and economic aspects of the implementation of PRASE. This will allow for a clearer assessment of the project’s technical feasibility and economic viability as well as the risks associated with the programme development.

The preparatory activities will consist of the following three activities:
1. Consultation with key stakeholders
· Collect and Share ideas on community needs regarding energy services and discussion on the best way to deliver them in rural Niger
· Validate energy services needed identified during the definition of PRASE
· Identify local renewable energy resources and technological  options
· Identify financial and economic options.
2. Situation Analysis, Identification and Elaboration of Business models and Project Activities
· Assemble elements for a sound business model for delivering energy services in rural Niger

· Identify, elaborate and refine the local business entity to best deliver and manage the low carbon energy services, referred as the Energy Service Operators in the PIF.

· Develop a methodology for a monitoring plan to measure the GHG emission reductions resulting from the future Rural Energy Service Access program. 

· Prepare a methodology for measuring and reporting Energy Service Access program (per community and/or per household).
3. Finalization of the work program and funding plan

· An updated situation and baseline analysis

· Project logical framework and detailed planning matrix, including concrete targets and indicators taking into account the guidance provided by GEF

· Description of project's institutional framework/implementation mechanism and stakeholder  involvement plan

· confirmation of the project co-financing
· Detailed  project management and implementation plan

· Terms of reference for the key positions and consultants


	List of Proposed Project Preparation Activities
	Output of the PPG Activities
	Project 

Preparation Amount (a)
	Co-financing (b)
	Total

c = a + b

	1. Consultation with key stakeholders


	- Elements for a national strategy for the promotion of low carbon access to rural energy 
	10,000
	10,000
	20,000

	2. Situation Analysis, Identification and Elaboration of Project Activities

	- Analysis of the various dimensions of the situation. Technical needs (for providing low carbon solutions) as well as Sub-regional specificities

- Definition of the roles and responsibilities of the various institutions and actors involved in project implementation
-Identify, elaborate and refine the local business entity to best deliver and manage low carbon energy services
	15,000
	15,000
	30,000

	3. Finalization of the work program and funding plan.
	-Elaboration of the logical framework with the project goal, objective, outcomes, outputs and activities - Final Project Document and Executive Summary 


	25,000
	25,000
	50,000

	Total Project Preparation Financing 
	50,000
	50,000
	100,000


D.  Financing plan summary for project preparation grant: ($)

	
	Project Preparation 
	Agency Fee 

	GEF financing 
	50,000
	5,000

	Co-financing 
	50,000
	

	Total
	100,000
	5,000


E.  PPG requested by agency(ies), focal area(s) and country(ies) 1
	    GEF Agency
	Focal Area
	Country Name/

Global
	(in $)

	
	
	
	PPG (a)
	Agency

Fee (b)
	Total

c = a + b

	
	
	
	
	
	

	Total PPG Requested
	50,000
	-
	55,000


         1  No need to provide information for this table if it is a single focal area, single country and single GEF Agency project.
F.   PPG Budget Request

	Cost Items
	Total Estimated Person Weeks for GEF Grant (PW)


	GEF ($)
	Co-financing ($)
	Total ($)

	Local consultants *
	21 (GEF)
	21,000
	
	21,000

	International consultants*
	8 (GEF)
	24,000
	
	24,000

	Travel
	
	5,000
	25,000
	30,000

	Other (communication, consultation meetings, reporting, office, stationary)
	
	
	25,000
	25,000

	Total  PPG Budget
	 
	50,000
	50,000
	100,000


*  Annex A for Consultant cost details should be prepared first before completing this table.  See notes on Annex A for the 
     required detailed information.  This table is the sum of all local and international consultants presented in Annex A.

G. GEF Agency (ies) Certification




	This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation.


	Agency Coordinator, Agency name
	Signature
	Date 

(Month, day, year)
	Project Contact Person
	Telephone
	Email Address

	John Hough, Deputy Executive Coordinator, Undp/Gef
	[image: image1.png]/J?UF“]LL




	08/01/2010
	Benoit Lebot
	+221 33 869 06 76
	Benoit.lebot@undp.org


Annex A

Consultants Financed by the Project Preparation Grant (PPG)

	Position / Titles
	$/Person week1
	Estimated week
	Tasks to be performed

	Local
	
	
	

	Project development specialist
	1000
	9
	-Organize consultations with local and national authorities, public and private sector stakeholders with regard to the regulatory, technical, and promotion activities (2 weeks)
- Conduct negotiations with among partners (2 weeks)
- Support in analyzing the feasibility of project activities (2 weeks)
- Support resource mobilization (1 week)
-Support identify co finance project/programs (1 week)
-Facilitate to obtain the letter of co finance (1 week)

	Climate change mitigation expert
	1000
	12
	- Provide detailed analysis of planned investments in the low carbon energy technology (2 weeks)
- Contribute to project strategic framing (1 weeks)
- Coordinate PPG activities and ensure output quality (1 week)
- Identify potential zones for pilot activities (1 week)
- Develop the mobilization strategy for stakeholders (1 week)
- Facilitate the confirmation process for financial commitments and define the funding (1 week)
- Support development of the project document including a detailed budget (2 weeks)
- Support framing and development of the project strategy (1 week)
- Support planning of project activities (1 week)
- Support elaboration of the project’s logical framework and action plan (1 week)

	International
	Person par week $
	Estimated week $
	

	GEF project formulation specialist (senior in the domain of)  low carbon energy access
	3000
	8
	- Support strategic framing of preparatory phase activities and coordinate inputs from the various consultants. (1 weeks)
- Support framing, planning and development of the project strategy (1 week)
- Define the project’s logical framework and action plan (1 week)
- Analyze the incremental character of the project’s proposed activities and ensure efficient execution of the proposed approach (1 week)
- Facilitate the confirmation process for financial commitments and define the funding plan (1 week)
- Support development of the project document including a detailed budget, for the various parties involved and a detailed work plan, all in compliance with UNDP and GEF standards (1 weeks)
- Write the full project document and CEO endorsement template (2 weeks)


1  Provide dollar amount per person  monthly.
2   Provide person months needed to carry out the task and corresponds to the dollar amount per person week in the previous column.
�   Project ID number will be assigned initially by GEFSEC.  If PIF has been submitted earlier, use the same ID number as PIF. 





PAGE  
1
PPG December 08.doc


