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request for project preparation grant (PPG) 

Project Type:  FORMDROPDOWN 
  
the GEF Trust Fund
      Submission date:  08/20/2009
GEF Project ID
:      
GEF Agency  Project ID:      
Country(ies): Nauru, Niue and Tuvalu
Project Title: "Low-Carbon Energy Islands: Accelerating The Use Of Energy Efficient And Renewable Energy Technologies In Tuvalu, Niue, And Nauru
GEF Agency(ies):  FORMDROPDOWN 
,  FORMDROPDOWN 
,  FORMDROPDOWN 

Other Executing partner(s): IUCN-Oceania
GEF Focal Area(s):  FORMDROPDOWN 
 FORMDROPDOWN 

GEF-4 Strategic program(s): Cc-1; Cc-3(see preparation guidelines section on exactly what to write)
name of parent/program/umbrella project (if applicable):  Gef Pacific Alliance For Sustainability (Gpas)
a.   Project preparation Timeframe 

	Start date of PPG
	11/01/2009

	Completion date of PPG
	10/31/2010


B. Past project preparation activities ($)  

	List of Past Project Preparation Activities
	Output of the Activities
	Project 

Preparation  Amount (a)
	Co-financing (b)
	Total

c = a + b

	     
	     
	     
	     
	     

	     
	     
	     
	     
	     

	     
	     
	     
	     
	     

	Total Project Preparation Financing 
	
	
	


\
C.  proposed project preparation activities ($)
	Describe the PPG activities and justifications:   The PPG activities will include collection and analysis of information to draft policies and plans, identify the low-carbon energy technologies that project will focus on, create awareness among stakeholders and facilitate their effective involvement in the project, and establish organizational mechanisms for operating and managing projects involving the countries, IUCN-Oceania and UNDP-DGEF.     

	List of Proposed Project Preparation Activities
	Output of the PPG Activities
	Project 

Preparation Amount (a)
	Co-financing (b)
	Total

c = a + b

	1. Assessment, analysis and formulation of draft policies - short, medium and long-term, low carbon energy plans, programmes, strategies, legislations, regulations
	1. Assessment & pre-feasibility study reports;

2. Identification of policy gaps and options;

3. Strategies for low carbon energy programmes;

4. Recommendation for new legislations. 

	20,000
	10,000
	30,000

	2. Awareness programmes 
	Two in-country consultation workshops on energy policy and technology intervention. 
	5,000
	2,000
	7,000

	3. Regional Consultation
	One regional consultation on project proposal. 
	40,000
	15,000
	55,000

	     
	     
	     
	     
	     

	     
	     
	     
	     
	     

	Total Project Preparation Financing 
	65,000
	27,000
	92,000


D.  Financing plan summary for project preparation grant: ($)
	
	Project Preparation 
	Agency Fee 

	GEF financing 
	65,000
	 6,500

	Co-financing 
	27,000
	

	Total
	92,000
	6,500


E.  PPG  requested by agency(ies), focal area(s) and country(ies) 1
	    GEF Agency
	Focal Area
	Country Name/

Global
	(in $)

	
	
	
	PPG (a)
	Agency

Fee (b)
	Total
c = a + b

	 FORMDROPDOWN 

	 FORMDROPDOWN 

	Nauru
	21,667
	2,167
	23,834

	 FORMDROPDOWN 

	 FORMDROPDOWN 

	Niue
	21,667
	2,167
	23,834

	 FORMDROPDOWN 

	 FORMDROPDOWN 

	Tuvalu
	21,666
	2,166
	23,832

	 FORMDROPDOWN 

	 FORMDROPDOWN 

	
	     
	     
	     

	 FORMDROPDOWN 

	 FORMDROPDOWN 

	     
	     
	     
	     

	 FORMDROPDOWN 

	 FORMDROPDOWN 

	     
	     
	     
	     

	Total PPG Requested
	

65,000
	6,500
	71,500


         1  No need to provide information for this table if it is a single focal area, single country and single GEF Agency project.
F.   PPG Budget Request
	Cost Items
	Total Estimated Person Weeks for GEF Grant (PW)


	GEF ($)
	Co-financing ($)
	Total ($)

	Local consultants *
	2
	4,000
	2,000
	6,000

	International consultants*
	4
	16,800
	8,000
	24,800

	Travel/Meetings
	
	39,200
	15,000
	21,000

	Miscellaneous
	
	5,000
	2,000
	7,000

	     
	
	     
	     
	     

	Total  PPG Budget
	
	65,000
	27,000
	92,000


*   the Annex A for Consultant cost details should be prepared first before completing this table.  See notes on Annex A for the required detailed information.
G.   GEF Agency(ies) Certification



	This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation.

	Agency Coordinator, Agency name
	Signature
	Date 

(Month, day, year)
	Project Contact Person
	Telephone
	Email Address

	Maryam Niamir-Fuller, Director, UNEP-DGEF.
	[image: image1.jpg]


     
	May 29, 2009     
	Conrado Heruela, CC-Task Manager,UNEP-DGEF
	+254-762-4795
	conrado.heruela@unep.org   


	     

	     
	     
	     
	     
	     

	     

	     
	     
	     
	     
	     


Annex A

Consultants Financed by the Project Preparation Grant (PPG)
	Position / Titles
	$/

Person Week1 
	Estimated PWs2
	Tasks to be performed

	Local
	
	
	

	Renewable Energy Specialist
	2,000
	3
	1. Collate information specific to renewable energy resources in the country.

2. Liaise with relevant stakeholders and organise in-country consultations. 


	     
	     
	     
	     

	International
	
	
	

	Tean Leader - Policy And Energy Efficiency Program Specialist
	4,200
	5.9
	1. Will be responsoble for developing the full project proposal;

2. Facilitate regional consultations;

3. Analyse for the purpose of developing the full project proposal information relating to each country.


	     
	     
	     
	     

	     
	     
	     
	     

	     
	     
	     
	     


1   Or person month, if applicable.  Please indicate clearly.
2   Provide weeks or months as appropriate that corresponds to the rate provided in the previous column. 
�   Project ID number will be assigned by GEFSEC.  If PIF has already been submitted, please use the same ID number as PIF. 





PAGE  
1
PPG-December  08.doc

