Project Identification Form (PIF)

Project Type: Full Project

the GEF Trust Fund

Submission Date:   12 November 2009

Resubmission Date: 14 December 2009

| Indicative Calendar |  |
| --- | --- |
| Milestones | Expected Dates mm/dd/yy |
| Work Program (for FSP) | 02/01/2010 |
| CEO Endorsement/Approval | 01/01/2011 |
| GEF Agency Approval | 04/01/2011 |
| Implementation Start | 05/01/2011 |
| Mid-term Review (if planned) | 11/01/ 2012 |
| Implementation Completion | 04/01/ 2014 |

part i:  project IDentification

GEFSEC Project ID: 4171

project duration: 36 months

gef agency Project ID:

Region/Countries: Caribbean: Antigua and Barbuda, Belize, Grenada, St. Lucia, and Trinidad and Tobago

Project Title: Energy for Sustainable Development in the Caribbean (ESD-Caraibes)

GEF Agency: UNEP

Other Executing partners: Ministry of Foreign Affairs of Antigua and Barbuda, Ministry of Natural Resources and the Environment Belize, Grenada Energy Division, St. George’s University, St. Lucia Environmental Policy and Planning Division, Trinidad & Tobago, and Caribbean Community Climate Change Centre (5Cs)

GEF Focal Area: Climate Change

GEF-4 Strategic program: CC-SP1

- Project framework

| Project Objective: Transfer and implement sustainable energy policies and instruments to the Caribbean countries enabling greenhouse gas emission reductions of 20 to 50% by 2033. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ### Project Components | ### Type ** | Expected Outcomes | ### Expected Outputs | ### Indicative GEF Financing |  | Indicative Co-financing |  | Total ($) |
|  |  |  |  | ### ($) | ### % | ### ($) | ### % |  |
| 1. Establish an Assessment and Monitoring System for Energy Efficiency and Renewable Energy in Buildings | TA | - Capacity for continual improvement - Opportunities and target potentials for energy savings are identified - Baseline projection and monitoring system able to track and feedback on progress | - Building Audit reports, statistics on potential savings in domestic, commercial and public sectors. - Identification of measures at the design, construction and maintenance stages of the building life cycle for improved energy efficiency and renewables. - Identify equipment and lighting potentials to reduce fossil fuel use - Specific energy saving measures and policy options for various classes of buildings are identified and developed. | 637,000 | 51 | 600,000 | 49 | 1,237,000 |
| 2. Strengthening of National capacity for energy efficiency and renewable energy (Note each country could take the lead on a sub- task area for equipment materials and systems.) | TA | - Technical training programs on energy efficiency. - Development of tools for energy design. - Building materials and component efficiency labeling and standards. - Support for use of trained personnel for sustainable energy. - Development of a building rating system and label. | - Development of training workshops, seminars on energy efficiency for building designers, contractors architects, renewable energy installers and main-tenance personnel. - Publication of manual on best practices on energy efficiency for use in building sector. - Development of energy efficiency courses for national tertiary institutions. | 974,000 | 60 | 650,000 | 40 | 1,624,000 |
| 3. Appropriate financial and market based mechanisms that support energy efficiency | TA | - Higher borrowing ratio, lower rate, and extended term finance (green mortgages) linked to the code and building ratings. | - Reduced operating costs and risk hedging against fuel price spikes are integrated into lending. - Fiscal incentives program to increase market uptake and penetration of sustainable energy measures. | 753,450 | 33 | 1,910,000 | 67 | 2,663,450 |
| 4. Demonstration programme for sustainable energy | STA | - Monitored and verified demonstrations of measures and benefits of energy efficiency in buildings at the national level. - Initial market volume boosted for trades, materials and equipment. | - Challenge competition for private sector builders for construction and retrofitting of buildings to make a very low purchased energy target of some few kWh/m2/cooling degree/day. - Government adopts a buildings and equipment energy efficiency standard. | 672,350 | 31 | 1,355,000 (in-kind) 145,000 (cash) (With associated leveraged co-finance of ~5 M$) | 69 | 2,172,350 |
| 5. Regulatory framework to promote energy efficient buildings and equipment | TA | - Energy performance standard for buildings design, construction and operation introduced with ratings and minima for performance. | - Development of guidelines and standards for energy efficient construction practices including renewable energy and products based on investigation of global and regional standards. | 640,000 | 47 | 500,000 | 53 | 1,140,000 |
| 6. (Nat’l) Project management | TA |  |  | 432,200 | 43 | 570,000 | 57 | 1,002,200 |
| 7. Regional public awareness, knowledge management & sharing, replication strategy and reporting | STA | - Joint reporting for dissemina-tion and cross-learning - Regional harmonized energy efficiency and renewable energy equipment and materials trade agreement | - Each country leads or joins a task group on subtopics of energy efficiency such as equipment codes formulation, design tools, materials, etc. with 5Cs providing the critical oversight and guidance mandated to them by the member governments | 750,000 | 55 | 625,000 | 45 | 1,375,000 |
| Total project costs |  |  |  | 4,859,000 |  | 6,355,000 |  | 11,214,000 |

** TA = Technical Assistance; STA = Scientific & technical analysis.

B.    Indicative Co-financing for the project by source and by NAME (in parenthesis) if available, ($)

| Sources of Co-financing | Type of Co-financing | Project |
| --- | --- | --- |
| Project Government Contribution | In-kind | 2,500,000 |
| GEF Agency(ies): UNEP | In-kind | 100,000 |
| Multilateral Agency(ies): UNDESA | In-kind | 125,000 |
| Private Sector | In-kind | 2,725,500 |
| REEP | Cash | 145,000 |
| NGO: EUEI | In-kind | 500,000 |
| Others: to be determined | In-kind | 259,500 |
| Total Co-financing |  | 6,355,000 |
| Total Associated Financing Private Sector construction and equipment | Cash | 5,000,000 |
| Total Co & Assoc. Financing |  | 11,355,000 |

C.  Indicative Financing Plan Summary For The Project ($)

|  | Previous Project Preparation Amount (a) | Project (b) | Total c = a + b | Agency Fee |
| --- | --- | --- | --- | --- |
| GEF financing |  | 4,859,000 | 4,859,000 | 485,900 |
| Co-financing |  | 6,355,000 | 6,355,000 |  |
| Total |  | 11,214,000 | 11,214,000 | 485,900 |

1   Include project preparation funds that were previously approved but exclude PPGs that are awaiting approval

D.   GEF Resources Requested by agency (ies), Focal Area(s) and country(ies)1

| GEF Agency | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Project (a) | Agency Fee (b)2 | Total c=a+b |
| UNEP | Climate Change | Antigua & Barbuda | 1,175,000 | 117,500 | 1,292,500 |
| UNEP | Climate Change | Belize | 1,175,000 | 117,500 | 1,292,500 |
| UNEP | Climate Change | Grenada | 1,175,000 | 117,500 | 1,292,500 |
| UNEP | Climate Change | St. Lucia | 450,000 | 45,000 | 495,000 |
| UNEP | Climate Change | Trinidad & Tobago | 884,000 | 88,400 | 972,400 |
| Total GEF Resources |  |  | 4,859,0003 | 485,900 | 5,344,900 |

1   No need to provide information for this table if it is a single focal area, single country and single GEF Agency project.

2   Relates to the project and any previous project preparation funding that have been provided and for which no Agency fee has been requested

from Trustee.

3 Request amounts calculated on the basis of cost effectiveness for $//CO2, and co-finance commitments.  Approximately 15% of national

allocations are programmed towards an overarching regional component to be led by Regional Center of Excellence agreed during PPG.

part ii:  project JustiFication

- State the issue, how the project seeks to address it, and the expected global environmental benefits to be delivered:

The Caribbean Community consists of many small island developing states (SIDS) and low lying coastal states, all of which exhibit unique and peculiar characteristics, including, varying topographies, limited natural resources, small populations and fragmented markets with different energy product specifications.

Caribbean SIDSs are heavily dependent on fossil fuel for energy services. Most, except Belize and Trinidad & Tobago import all their oil for transport, electricity and heating. Although energy accords with Trinidad & Tobago and with Venezuela have been struck, the fuel price spike in 2008 had consumed a major portion of its foreign exchange reserves.

Table 1. Key Energy Sector indicators of some Caribbean countries

| Country | Utility | Owner-ship | Gen. Cap-acity (MW) | Primary Energy consumption for electricity production (TJ) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Petroleum | Hydro | Total | Average Elec. Cost ($/kWh ) |
| Antigua & Barbuda | APUA^ | state | 61.4 | 100 | . | 100* | 0.26 |
| Belize | BEL and others | private | 56 Including CFE import | ~900 +~70 bagasse | ~300 | 1,270 | 0.26 |
| Grenada | GRENLEC | private | 38.8 | 100 | . | 160* | 0.22 |
| St. Lucia | LUCELEC | private | 56.8 | 2612 | . | 2612 | 0.30 |
| Trinidad & Tobago | T&TEC dist | State/ private | 17,000 | 90,000 | 0 | 90,000 | 0.06 |

*millions of kWh        ^Antigua Island only

Energy policies and plans are at various stages of development in the region but all including that of Trinidad & Tobago, strive to reduce fossil fuel dependence. The Petroleum sector contributes 44.3% to the Trinidad & Tobago’s GDP. The petrochemical sector continues to grow in line with the natural gas production but experts calculated the Reserve to Production Ratio is for oil is 10 to 20 years and gas 12 to 13 years (Ryder Scott Report 2001). Belize has recently begun production of oil but is a net importer and has no refining capacity. Caribbean SIDSs have a common interest in improving efficiency and reducing fossil fuel consumption.

The energy demand in buildings and needs to be better characterized in terms of the physical characteristics and patterns of use in order to tailor solutions to improve energy efficiency. This bottom up energy analysis will seek to determine cost effectiveness of various measures that can then be implemented through energy efficiency programs employing a variety of instruments. Air conditioning, water heating, fans, refrigeration and lighting are anticipated as the major uses in both the domestic housing and the commercial sectors. Many similar building techniques, materials and equipment exist across the region presenting the opportunity to harmonize standards and specifications thus lowering the supply side cost and improving availability.

The buildings sector is generally under-investing in energy efficiency and renewable energy due to diffused responsibility for energy consumption over the life time of any given building. A comprehensive set of standards, rating systems, market suasion and innovation incentive tools are needed to break the stagnation in progressive improvements. There is high confidence that near term cost-effective savings of 20% to 50% are achievable as a direct result of project activities.

The built environment will be approached as a system with near term incremental improvements in air-tightness, insulation, surface treatments, lighting, standby transformer plug loads, efficient combustion devices, electrical equipment upgrades as well as deep system level reduction with cogeneration (heat/power/cooling), solar water heating, sea water cooling, biogas from waste, and energy storage where appropriate. The St. George's University with the Government of Grenada, will assist with indoor environment studies to reassure authorities and the public regarding health impacts of conditions that are deemed substantially different as a result of energy improvements. Any such monitoring will be integrated with the energy sub-metering and physical monitoring protocols.

The Caribbean Sustainable Energy Policy project (EUEI funding) is assisting several Caribbean countries to establish policies and plans to move to lower carbon economies and energy independence.

The UNEP Sustainable Buildings and Construction Initiative (SBCI) will also offer tools and information globally which will benefit this project. SBCI has already held a meeting in the region with these countries. Extreme climate events have always been harmful to the region. However, recent statistics indicate a higher frequency of more extreme events. This has to be taken into account in any project related to construction and energy. Efficiency and distributed renewable energy will generally improve resilience.

Table 2. Total GHG Emissions in 2005 (excludes land use change)

| Country | Annual ktCO2 | Power Generation fraction | EE 20% Reduction kt CO2 over 10 yr | EE 50% Reduction kt CO2 over 15 yr |
| --- | --- | --- | --- | --- |
| Antigua & Barbuda | 440 | 0.45 | 390 | 1,470 |
| Belize | 900 | 0.12 | 220 | 830 |
| Grenada | 200 | 0.31 | 120 | 450 |
| (Jamaica) | 10800 | 0.43 | (9,700) | (36,400) |
| Saint Lucia | 330 | 0.33 | 210 | 800 |
| Trinidad & Tobago | 26800 | ~0.4 | 15,000 | 56,000 |
| Total Emissions | 9.6 | Average 0.34 | 5 project countries 15,940 (including Jamaica 25,640) | project countries 60,150 (including Jamaica 96,550) |

Source:  Climate Analysis Indicators Tool (CAIT) (Washington, DC: World Resources Institute, 2009) with additional adjustments and calculations for energy efficiency.

For building integrated PV displacing diesel generated electricity and 10% distribution loss over 20 years equipment life in Grenada, emissions are reduced by 13.5 ktCO2 for the current 1% of capacity covered by the existing feed-in agreement (380 kW out of 38.8 MW diesel installed). The 2020 target of 20% (~10 MW) will result in a 360 ktCO2 reduction.

- Describe the consistency of the project with national priorities/regional plans:

The CARICOM Single Market and Economy (CSME) is intended to benefit the people of the Region by providing more and better opportunities to produce and sell our goods and services and to attract investment. It will create one large market among the participating member states. A key element of the Single Market and Economy is the free movement of goods and services through measures such as eliminating all barriers to intra-regional movement and harmonising standards to ensure acceptability of goods and services traded. Building materials and equipment are important traded goods falling under this agreement. Energy efficiency and renewable energy performance standards can be promulgated under the CSME.  The Caribbean Community Climate Change Centre (5Cs) was designated by the heads of government of the Caribbean Community (CARICOM) as the organisation for promoting sustainable energy. Market volume aggregation for better equipment and materials is being explored by 5Cs in collaboration with the Caribean Development Bank (CDB).

Antigua and Barbuda’s Initial National Communication on Climate Change, May 2001 states that mitigation opportunities need to be pursued within the context of the country’s efforts to attain sustainable development. Within the Antigua and Barbuda context the policy options for reducing emissions relate primarily to reductions in the energy sector through improvements in energy efficiency and conservation. Mitigation options for the energy sector should focus on attempts to promote improved efficiency in electricity end-use and production/distribution. This should involve a range of measures including energy audits, demand side management, and public awareness.

In relation to renewable energy, substantial resources exist for solar and wind power utilization. However, given the costs of these technologies, resources assessments and action plans are needed to guide further action and development. Nevertheless, given the commercial availability of solar water heaters, consideration should be given to measures for further stimulating demand.

Formulation of a National Energy Plan for Belize Report, December 2003 recommended:

- Energy data should be collected and analysed on a regular basis, and a national energy balance produced annually. A demand-side management (DSM) study should be conducted as part of the generation planning exercise, to assess whether generation can be avoided.

- Implement a comprehensive energy-efficiency training program for relevant stakeholders.

- The Belize Building Codes should be reviewed to include potential energy saving design features.

- Appliance importers should be educated about energy efficiency and encouraged to import energy efficient appliances.

- Design and initiate a national energy-efficiency education and awareness program.

- A study of energy end use practices in all sectors (public, commercial, residential, etc.) of the economy should be conducted in collaboration with BEL and an organisation experienced in conducting surveys.

- Incentives should be provided such as reduction in import duties for energy efficient equipment (e.g. compact fluorescent bulbs) to encourage their importation and use.

- Support the creation of ESCOs in Belize through workshops, information provision and linkages to countries with ESCO experience.

- Create a National Solar Water Heating Initiative.

## The National Stakeholders Consultation on the drafting of an Energy Policy for Grenada, Carriacou and Petit Martinique – An Aide Memoir 2008 stresses the importance of moving toward energy independence. Grenada has negotiated a feed-in agreement for building integrated PhotoVoltaic power of up to 1% of installed capacity with meter reversal without penalty. The target for PV is 20% of grid capacity by 2020. Another major component is on energy efficiency. The strategies to achieve the objective of maximising energy efficiency cut across all sectors and will require an integrated and comprehensive approach, the major steps to be taken are as follows:
a.    Develop an Energy Efficiency Unit within the Energy Division
b.    Develop and deploy a sustained Energy Efficiency public awareness programme
c.    Develop and deploy a Public Sector Energy Conservation Programme
d.    Enact an Energy Efficiency Act, which will, inter alia,

i.    Create energy efficiency standards for mechanical ventilation, air-conditioning, lighting, appliances and hot water systems within institutional, commercial and industrial buildings.

ii.    Mandate the use of energy efficient appliances and lighting.
iii.    Mandate the labelling of appliances to provide information on the efficiency of that appliance.
iv.    Mandate a certain level of energy efficiency certification for all buildings.

v.    Mandate energy audits for to-be-determined large public and private consumers.
vi.    Mandate the publishing of the results and actions taken as a result of the above mentioned audits. 
vii.    Require certain standards for energy audits and certification of the auditors themselves.
xii.    Recommend economic incentives and penalties for specific sectors: tourism, industry and agriculture.
xiii.    Develop “tropicalised” standards for all of the standards used in the Bill.

e.    Provide fiscal and other incentives for energy conservation.

f.    Develop and monitor indicators of national energy consumption and efficiency (e.g. energy intensity – amount of energy required to produce a unit of GDP)

Saint Lucia’s Sustainable Energy Plan lays out a strategy for the maintenance and growth of the energy sector in Saint Lucia through effective management. It seeks to attain a set of energy sector targets through the implementation of actions which will create a policy and regulatory framework to encourage diversification of the local energy market and the promotion of energy efficiency and conservation. Solar energy is perhaps the most abundant renewable energy source in Saint Lucia. Increased energy efficiency is also a major part of the energy plan. The plan aims to effect a 15% reduction in projected peak demand and installed capacity by 2010. Achieving this target requires public awareness/education campaigns aimed at changing attitudes and behavioural patterns with respect to energy usage. The first step will be to conduct an analysis of the existing conservation opportunities. This requires a detailed study of energy end use practices in all sectors of the economy. Capacity-building among the organizations and individuals participating in energy efficiency programmes will also be developed. The establishment of Energy Service Companies (ESCOs) will also provide the avenue for consultancy for business enterprises. A national demand-side management initiative is also planned, initially targeting the residential sector. This will require a well-organized and innovative public awareness programme that clearly communicates the need for and potential benefits of energy conservation in the home. Government will take the lead role by establishing a set of energy efficiency standards for public buildings. A manual will be developed outlining energy efficiency standards and conservation measures for existing and new buildings. A solar heating initiative is planned to generate an increase in the use of solar water heaters. This will significantly reduce the high cost of water heating for both the residential and commercial sectors. Tax concessions have been introduced to combat the high initial costs of solar water heaters. Solar photovoltaic systems are also being promoted to provide back power during emergency situations and as demonstration units.

In Trinidad and Tobago the National Environmental Policy (NEP) commits the Government to reducing and offsetting carbon dioxide production and to increase energy efficiency. The NEP also requires the country to develop national standards for energy efficiency. Consistent with the provisions of the NEP, the GoRTT is currently pursuing initiatives aimed at developing a climate change policy, including mitigation and adaptation, across all sectors as well as updating its greenhouse gas inventory with a view to strategizing on greenhouse gas reductions based on this inventory. Accordingly, the current project will complement the other initiatives of the GoRTT in its efforts at reducing its greenhouse gas emissions.

The Caribbean Community Climate Change Centre (5Cs) coordinates the Caribbean region’s response to climate change. Officially opened in August 2005, the Centre is the key node for information with regard to climate change issues as well as the region’s response to managing and adapting to climate change. 

It is the official repository and clearing house for regional climate change data, providing climate change-related policy advice and guidelines to the Caribbean Community (CARICOM) Member States through the CARICOM Secretariat. In this role, the Centre is recognised by the United Nations Framework Convention on Climate Change (UNFCCC), the United Nations Environment Programme (UNEP), and other international agencies as the focal point for climate change issues in the Caribbean. It has also been recognised by the United Nations Institute for Training and Research (UNITAR) as a Centre of Excellence, one of an elite few. The main goal of the Centre is to improve the ability of Caribbean people living in communities at risk from climate change to adopt more sustainable lifestyles. It does this through the provision of services designed to improve knowledge of climate change and foster adaptation to the effects of climate change. These services include:

- Clearing House – The Clearing House is a proactive information exchange which engages stakeholders in accessing and sharing information.

- Joint Programmes – Regional and international agencies, educational institutions, non-governmental organizations (NGOs), and other civil organizations will find a ready and receptive partner for climate change projects at the Centre.

- Climate Change Curricula –The Centre has access to the expertise to take curricula-related programmes from concept to implementation.

- Training – The Centre will develop appropriate courses for different organisations and levels of management in issues related to climate change. Consultancy Services – Using its network of expert consultants, the Centre can provide services for a wide range of situations and projects. It can conceptualise, plan, develop, implement, monitor, and evaluate projects and programmes in areas related to climate change. Such areas range from biodiversity to alternate energy.

The board of 5 Cs has approved a Sustainable Energy Centre initiative to commence in 2009. Further details are to be announced.

During project preparation, priorities for regional cooperation and knowledge sharing will be advanced together with a framework for implementation of regional and national components.

- Describe the consistency of the project with gef strategies and strategic programs:

CC-1 Energy Efficiency in Buildings is a high priority in the current GEF CC strategy. While the most cost effective measures to be investigated will be improvements in efficiency of standby transformer loads, coefficient of performance in refrigeration equipment, high performance split air-conditioning equipment, efficient fans, replacement of slatted glass windows, roof insulation, solar water heating, consideration will also be given to renewable energy with local energy storage (thermal or electric) or grid integration where appropriate. CC-3 is also cited for the building-integrated grid-connected renewable energy options.

D.    justify the type of financing support provided with gef resources:

As the financial mechanism of the United Nations Framework Convention on Climate Change (UNFCCC), the Global Environment Facility (GEF) will assist Antigua & Barbuda, Belize, Grenada, Saint Lucia, and Trinidad & Tobago building EE options and reduce the consumption of fossil fuel through the provision of a grant that will be used to fund incremental costs related to construction of more energy efficient houses and buildings as well as support capacity building of key actors. The GEF financing of $ 0.5 to 1.2 M$ per country million will be matched by about 1.2 US dollars from national governments, multilateral sources, NGOs, and the private sector. It is estimated that the project will also promote considerable investments for retrofitting of existing buildings and that leveraged finance will be higher than the cofinance target. GEF grant financing will also allow five countries with limited access to alternative sources of financing to undertake this type of EE activity, which otherwise would not be done because of its longer term benefits. The expected follow on investments and benefits will be further evaluated during Project Preparation Grant (PPG) phase.

E.      Outline the Coordination with other related initiatives:

The UNDP GEF CariCom Renewable Energy Development Project is coming to an end soon we understand and this project would attempt to benefit from activities and studies performed thus far. The project is designed to avoid problems experienced in the CREDP project by utilizing 85% of the funding in-country and thus achieving strong buy-in. This level of decentralization calls for strong coordination since in the end common equipment standards and rating systems will be necessary. 5Cs has the mandate to coordinate and implement region-wide trade related agreements. In addition, UNEP will ensure linkage to the Global Solar Water Heating Market Strengthening Initiative especially outreach intended for SIDS. The UNEP Sustainable Buildings and Construction Initiative will continue to offer tools and information globally much of which may benefit this project. The UN DESA Division for Sustainable Development and SIDS Unit will also provide access to information and national sustainable development strategies development support from its regular program for Technical Cooperation and the SIDS Unit’s ongoing projects. UNDESA stresses the comprehensive integrated approach which is especially important in SIDS where resources are constrained. The Caribbean Sustainable Energy Program (CSEP) with EU and OAS support is providing valuable assistance in the development of national energy plans and policies, which are seen as key to more systematic longer term progress.

F.       Discuss the value-added of GEF involvement in the PROJECT DEMONSTRATED through incremental reasoning :

Building on the current situation described in section B above, the current business as usual approach would see continuing under-investment and poor levels of awareness of opportunities for improvement among consumers, industry professionals and government. The added value of the project will be to build the capacity for continual improvement of the building stock in a way that stakeholders agree is effective use mechanisms that integrate with the market and will achieve sustainable improvements. In Trinidad and Tobago, while there are several existing national efforts to address energy efficiency within the transport sector for instance, there remains a significant gap with respect to the buildings and municipal lighting sectors. Specifically, there are no existing national coordinating efforts to address building and municipal lighting efficiency. As a result this project would provide the policy and technical framework for a coordinated effort to increase energy efficiency in these sectors, which would otherwise have not been addressed by current national efforts. Important barriers to these processes include fragmentation of stakeholders, lack of awareness, lack of means for key decision makers to participate in the global process to design a common benchmarking system, lack of capacity to adequately analyze the needs for policy intervention at local levels, and inadequate capacity to build capacity to collect local level data required for baselines and policy tools, such as information about availability of materials, products, services and the local level of technological development. GEF projects have and continue to address lower cost measures that while justified by lack of progress without the projects, are minimal in nature and need a comprehensive and longer term approach in order that developing countries can meet their obligations under the UNFCCC.

Overcoming the barriers will trigger a shift toward energy efficiency that can be expected to continue given the national economic benefits.

G.       Indicate risks, including climate change risks, that might prevent the project objective(s) from being achieved, and if possible including risk measures that will be  taken:

The project is designed to avoid problems experienced in the CREDP project by utilizing 85% of the funding in-country. This level of decentralization calls for strong coordination since in the end common equipment standards and rating systems will be necessary. 5Cs has the mandate to coordinate and implement region-wide trade related agreements.

Adoption and support of energy efficiency programmes and in this case, buildings and appliances programs, requires political will and resources. The tendency in building industry is to sell on first cost basis, esthetics and by location which is counterproductive for energy efficiency. By getting energy ratings and information into market, energy efficiency qualities be made readily apparent. Development of ratings systems that work in the developing countries with appropriate benchmarks for comfort and other aspects will address this risk. Due to the diffused responsibility for investment in energy efficiency, and the tendency for mandatory minimums to stagnate, progressive options as incentives to pursue the socioeconomic and environmental benefits of energy efficiency will be explored.

Integrating the building and the appliances focus in a single initiative, will provide a mechanism to account for and promote integrated solutions geared toward environmentally sound services provided by buildings and within them.  Efficient appliances installed at the delivery of buildings can thus be rewarded and incentives can take this aspect into account when the natural trend would be to fragment procurements for construction on one hand and standard appliances on the other.

Availability of efficient products on the local markets is as important as sound suasion mechanisms and for the most common features of buildings in the region i.e. lighting and air conditioning, the project will strive to demonstrate that addressing the whole chain from buying, to installment and use, carries benefits in terms of energy use and in terms of comfort of use as well as aesthetic design.

The take-back effect may degrade benefits of improved performance. These will be assessed through testing and surveys and mitigated either by specific measures or accommodated in the impact projections. Indoor air quality, combustion safety and durability of structures can be affected by energy efficiency measures resulting in a rejection of EE techniques. Quality control measures and testing of a sample of improved as well as control buildings will identify the need for adoption of measures to ensure adequate or better building integrity.

Consultation processes are key to developing policies that are workable and effective. Climate change can place higher demand on heating and cooling depending on the location however, the measures taken will reduce the impact of such changes. Should water availability be impacted by climate change, the sustainable building guidelines will reduce this risk since water saving is considered in sustainable building design.

H.	describe, if possible, the expected cost-effectiveness of the project:

Cost effectiveness in the project approach is improved through avoidance of repetition in the development of tools and surveys in single country projects. On the order of 20% can be saved if a GEF country has a toolbox available and surveys already done. In some cases deployment may take place without major GEF interventions in the individual countries. This will be the case where the highly cost effective building energy efficiency measures themselves are so attractive to developing economies and that they can be implemented without investment instruments. For Countries in the lowest allocation Group for the Resource Allocation Framework a small or medium size project may facilitate transfer of the tools and mechanisms through regional activities. Given the specificity of the region and the ambition of this project, a regional platform is designed to secure sustainability of the efforts. The project will support identification and development of policy packages combining public-private sector adoption and market suasion as well as support to mandatory codes. The project will also explore deployment cost effectiveness over time by laying out potentials, targets and roadmaps for longer term transformation. Energy efficiency when promulgated through energy efficiency standards has cost effective benefits in the creation of larger markets for materials and equipment as well as full market penetration. Rating and labeling systems along with mandatory codes will ensure an evolving and improvement seeking perspective on sustainable energy use. Particularly in SIDS deep energy efficiency gains and renewable energy are needed. Grenada in particular has taken the innovative step of establishing a feed-in agreement for photovoltaic power up to 1 % of generation and will expand to 20% by 2020 with support from this project. This innovative feature on top of the cost effectiveness of energy efficiency justifies a larger GEF contribution. Grenada has also indicated a higher cofinance ratio ~2:1 for their portion of the project. The innovative financing model used by UNEP’s Solar Water Heater program in Tunisia will be used as a model for energy efficiency and renewable energy finance. In the Tunisia project grant funds were used to soften the initial lending rate while the electricity utility collected payments resulting in a low risk, fast growing, sustained market for solar water heaters.

Mandatory codes ensure full market penetration of minimum standards of energy efficiency. The Jamaican Building code is projected to reduce energy consumption by 40%. A similar or better code would likely be justified in these SIDS especially if oil price risk is factored into the code. The region has a typical average energy consumption growth rate of about 4%. If the construction growth rate is similar, within a 5 year period of application of an energy efficiency code is considered, the growth in energy consumption due to the new buildings could be cut in half. The establishment of a rating system would encourage innovation and progressive competition. The rating system would also apply to existing buildings and could be tied to incentives. Thus the scope of direct impact would be more than double the energy growth rate.  If the market penetration of 4 % new construction and 4 % existing facilities is compounded over 5 years the project will cut emissions by 20%. With a 10 year life of equipment, the project’s direct impact would be about 16 Mt CO2, representing less than 0.35 $ GEF funding per ton of CO2.

I.	Justify the comparative advantage of GEF agency:

For the period 2010-2013 UNEP will focus its efforts on its mandate by exercising environmental leadership on six cross-cutting thematic priorities among which climate change. In the area of climate change mitigation, UNEP will support countries to make a transition towards societies based on more efficient use of energy, energy conservation, and utilization of cleaner energy sources. Under UNEP’s Medium Term Strategy the project supports the following outcomes:

- Normative approaches (standards, labels, certification) to energy efficiency for various kinds of appliances and equipment are used;

- Macro-economic and sectoral analyses of policy options for, fostering low greenhouse gas emissions, including technology transfer, are undertaken and used;

- Barriers are removed and access is improved to financing for renewable and energy-efficient technologies at the national level through targeted analysis of costs, risks and opportunities of clean energy and low carbon technologies in partnership with the finance sector; and

- National institutional capacity for assessing and allocating public funding and leveraging private investment for clean energy is strengthened.

UNEP’s Sustainable Buildings and Construction Initiative (SBCI) is a UN partnership established to promote more sustainable buildings, which includes increasing their energy efficiency. SBCI works in cooperation with other international sustainable buildings initiatives, including the Marrakech Task Force on Sustainable Buildings and Construction (MTF), the Energy Efficiency in Buildings project of the World Business Council for Sustainable Development (WBCSD), and the World Green Building Council (WGBC).  The UNDP/WB/IaDB-GEF has a portfolio of building-related projects; past projects that have mainly focused on mandatory codes, district heating systems or ESCOs. UNEP-GEF also supports National Cleaner Production Centres; their activities have included audits and ESCOs in buildings. This project will build on ongoing programmes in UNEP to develop and disseminate energy efficiency and sustainable technologies in building use and construction. UNEP’s comparative advantage is in providing relevant expertise, evidence of proof of concept, access to relevant research in building technologies and in brokering multi-stakeholder projects and consultations. The SBCI will also provide a connection with major industry players that can advise and assist the project. UNEP will also be able to assist in the dissemination phase.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

A.   Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S): (Please attach the country endorsement letter(s) or regional endorsement letter(s) with this template).

| Name | Position | Ministry | Date (Month, day, year) |
| --- | --- | --- | --- |
| Diann Black-Layne | Office of the GEF Focal Point | Ministry of Foreign Affairs, Prime Minister’s Office, Antigua & Barbuda | 11/10/2009 |
| Martin Alegria | GEF Operational Focal Point and Chief Environmental Officer | Ministry of Natural Resources and the Environment of Belize | 11/05/2009 |
| Timothy N.J. Antoine | Permanent Secretary and GEF Operational Focal Point | Ministry of Finance, Planning, Economy, Foreign Trade, and Co-operatives, Grenada | 11/09/2009 |
| Caroline Eugene | GEF Operational Focal Point and Sustainable Development & Environ-ment Officer | Ministry of Phy-sical Development and the Environ- ment of Saint Lucia | 11/05/2009 |
| Joth Singh | GEF Operational Focal Point | Environmental Management Authority, Trinidad & Tobago | 11/12/2009 |

B.  GEF Agency(ies) Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation.

| Agency Coordinator, Agency name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Maryam Niamir-Fuller, Director DGEF/UNEP |  | 12/14/2009 | Edu Hassing | (+33-1) 44 37 14 74 | edu.hassing@unep.org |