Project Identification Form (PIF)

Project Type:   FORMDROPDOWN 
 the least developed countries Fund for climate change (LDCF) 

[image: image2.jpg]












                                                                             Submission Date: September 2009

	Indicative Calendar (mm/dd/yy)

	Milestones
	Expected Dates

	Work Program (for FSP)
	November 2009

	CEO Endorsement/Approval
	Nov 2010

	Agency Approval Date
	Jan 2011

	Implementation Start
	March 2011

	Mid-term Review (if planned)
	March 2013

	Project Closing 
	Feb 2015


GEFSEC Project ID
:      
GEF agency Project ID:      
Country(ies): Tanzania.
Project Title: Developing Core Capacity to Address Adaptation to Climate Change in Tanzania in productive Coastal Zones 
GEF Agency(ies):  FORMDROPDOWN 

Other Executing partner(s): Vice President's Office, Environment Division. 
GEF Focal Area:  FORMDROPDOWN 
 Climate Change
A.   Project framework 
	Project Objective:  To develop institutional capacities to manage climate change impacts through improved climate information, technical capacity, the establishment of demonstration projects to reduce vulnerability in key vulnerable areas, and learning. This project seeks to implement priorities of the National Adaptation Programme of Action (NAPA) in addition to barriers to implementation as identified in the NAPA report and terminal evaluation of the preparation phase of this project.

	Project Components
	Indicate whether Investment, TA, or STAb
	Expected Outcomes
	Expected Outputs 
	Indicative LDCF Financinga
	Indicative Co-Financinga
	Total ($)

c = a+b

	
	
	
	
	($) a
	%
	($) b
	%
	

	1. Scientific and Technical capacities increased for climate change adaptation analysis
	STA
	1. Local level capacities to effectively analyze the threats and potential impacts of climate change increased (p.20 Sect 5 of NAPA) 
	1.1 Detailed participatory coastal vulnerability assessment for Zanzibar and Bagamayo

1.2. Climate change impact assessment capacity established for project sites (monitoring climate changes)
	300,000
	18
	1,350,000
	82
	1,650,000

	2. Broadening Stakeholder Engagement for Vulnerability Reduction


	STA
	2.Government and public  engagement in climate change adaptation activities is enhanced


	2.1 Inter-ministerial training programme for climate change adaptation implemented
2.2. Public engagement campaign designed and implemented through NGOs

2.3. Student internship program established for interns to project site
	200,000
	20
	800,000
	80
	1,000,000

	3. Pilot on Integrated Coastal Zone and River Basin Management
	TA/STA
	3.Vulnerability to climate change is reduced in the coastal zones through pilot projects
	3.1. Methods to reduce coastal zone vulnerability to climate change are demonstrated, measured and assessed. 
3.2 Mangroves are restored in pilot sites

3.3 Shallow wells and water sources are protected from sea level rise

3.4 Resilient sea-level rise protective infrastructure is restored
	2,000,000
	34
	3,900,000
	66
	5,900,000

	4. Knowledge Development and Learning
	STA/TA
	4. Substantive knowledge on how to reduce vulnerability to climate change increased
	4.1. Knowledge transfer and learning system with universities, research institutes established together with demonstration projects

4.2. Knowledge is integrated into university curriculum

4.3. Results published, made publicly available and disseminated
	250,000
	22
	900,000
	78
	1,150,000

	5. Monitoring and Evaluation
	70,000
	41
	100,000
	59
	170,000

	6. Project Management 
	280,000
	32
	600,000
	68
	880,000

	Total project costs
	3,100,000
	
	7,650,000
	
	10,750,000


        a     List the $ by project components. The percentage is the share of LDCF and Co-financing respectively to the total amount for the 
              component.

        b    TA = Technical Assistance;  STA = Scientific & Technical Analysis
B. indicative Co-financing  for project by source and by name
(in parenthesis) if available, ($)
	Sources of Co-financing
	Type of  Co-financing
	Project

	Project Government Contribution
	 FORMDROPDOWN 
/cash TBC
	1,200,000

	CC-Dare 
	In-kind
	100,000

	Bilateral Aid Agency(ies) DANIDA
	 FORMDROPDOWN 

	700,000

	Bilateral Aid Agency(ies) Norwegian Gov 
	 FORMDROPDOWN 

	500,000

	Multilateral Agency(ies) 
	 FORMDROPDOWN 

	     

	Private Sector
	 FORMDROPDOWN 

	     

	EC 
	Grant
	2,000,000

	NGO (PAPAYA)
	Unknown at this stage
	150,000

	UNDP- Africa Adaptation Programme
	 FORMDROPDOWN 

	3,000,000 TBD

	Total co-financing
	
	7,650,000


C.  indicative financing plan summary for the project ($)
	
	Previous  Project Preparation Amount (a)

	Project (b)
	Total  c = a + b
	Agency Fee

	LDCF 
	0
	3,100,000
	3,100,000
	310,000

	Co-financing 
	0
	7,650,000
	7,650,000
	

	Total
	
	10,750,000
	10,750,000
	310,000


D.  For Multi agencies/countries (in $)1
	GEF Agency
	Country Name
	(in $)

	
	
	Project (a) 
	Agency

Fee (b)2
	Total (c)

c=a+b

	 FORMDROPDOWN 

	     
	     
	     
	     

	 FORMDROPDOWN 

	     
	     
	     
	     

	 FORMDROPDOWN 

	     
	     
	     
	     

	 FORMDROPDOWN 

	     
	     
	     
	     

	 FORMDROPDOWN 

	     
	     
	     
	     

	 FORMDROPDOWN 

	     
	     
	     
	     

	Total LDCF Resources
	0
	0
	0


1 No need to provide information for this table if it is a single country and/or single GEF Agency project.

2 Relates to the project and any previous project preparation funding that have been provided and for which no Agency fee has been requested from Trustee.
part ii:  project JUSTIFICATION

A. state the issue, how the project seeks to address it, and the expected adaptation benefits to be delivered:      
The government of Tanzania is committed to address the environmental concerns and the water needs of the country’s population, the majority of who live in coastal and rural areas. During the last decades, coastal regions of Tanzania have experienced very significant growth in the number of residents and recreational visitors. This development pattern has resulted in a variety of problems including the degradation of coastal habitats, user conflicts resulting from spatial limitations, coastal pollution due to increasing volumes of municipal wastes and other point and non point sources of water pollution, and coastal erosion and flooding. Accelerated sea level rise will tax those natural systems which provide protection against the sea. 

Despite the huge number of the population on the coast due to its potential aesthetic value and other unique natural resources which have attracted such a big number of people, coastal areas are vulnerable to climate change due to the anticipated rise in sea level, floods and other related consequences. The effect of sea level rise is already being experienced in the coastal region. In this region sea level rise has resulted into inundation of some traditional water sources and eroded beaches. The process has resulted into salinization of shallow water wells, the main source of domestic water supply due to sea water intrusion. As a consequence, the process has caused both social and economic problems associated with lack of reliable safe drinking water to rural communities. Women and young girls are compelled to walk very long distances to fetch water and spent a lot of time which could be used on other economic productive activities. In some households they have to set a budget to buy water (about US$ 0.2) for 20 litres jerry can. 
Taking into account the poverty level of majority, this amount is huge for a big family whose members live below US$ 1. Owing to this, people are compelled to avoid some productive activities such as farming of cash crops that require water for irrigation. If this situation will remain unchecked there is a danger of people living along the coast to migrate to other places and create social conflicts and other environmental degradation due to over population and unsustainable utilization of resources. This will also impair the targets of the Johannesburg Plan of Implementation especially target 10 which is to cut half by 2015 the population without reliable access to safe and clean drinking water and the UN Millennium Development Goals 1, 2, 3, 4, 6 and 7 on poverty eradication, achieving universal education, gender equality, reducing child mortality and improving maternal health, combating diseases (waterborne diseases in this case) and environmental sustainability respectively.

The effects of sea level rise with respect to beach erosion have been witnessed in some parts of Tanzania. Good examples are Bahari beach and Kunduchi beach hotels where their beaches have been eroded such that heavy investment had to be made to continue operating. The extent of this problem is magnified by the absence of vegetation/artificial structures like sea walls or dykes along the coast to reduce the magnitude of ocean waves. Mangroves have been exploited unsustainably by the communities living along the coast owing to ignorance on the importance of them or lack of other alternative economic activities to earn their living. 

In Rufiji district the effect of sea level rise has been witnessed at Simba Ulanga Island, Kichuru village, Mbwela village, Kiomboi village, Mchungu village and Nyamisati village where the banks have been eroded. This has forced villages to move away from the ocean and clear mangrove forests for establishment of new settlement something which will aggravate the problem. Fishermen are no longer able to fish in their traditional sites due to increase of sea level. The area is famous for production of rice but currently the production has declined owing to mixing up of fresh and salt water (salt water intrusion) hence making the water not suitable for rice paddies.

With the sea level rise together with lack of vegetations along the coast, there is a big probability for breeding sites for fish and other marine organisms to be severely destructed if the situation will remain unchecked. The project intends to raise awareness to local communities living along the coast (Rufiji and some parts of Bagamoyo districts) on the importance of mangroves in relation to climate change and adaptation issues. Nurseries for mangrove trees and other tree species (which take short period of time to mature) will be established in several villages (at least ten) in Rufiji district. Communities will be assisted in the exercise of transplanting trees in the most affected areas and be taken care of until permanent roots are developed. The awareness also will encourage communities to grow other plant species which will replace the use of mangroves for timber and poles for construction.

This proposal seeks to implement priority vulnerability reduction pilot projects and to address some of the more fundamental barriers to sustained capacity in the country to implement these measures. The NAPA has identified areas such as lack of knowledge of climate impacts, the need for improved information on which to base decisions and improved mainstreaming of climate change adaptation into Tanzanian institutions. This is being done by promoting training and knowledge development at the government level and also to develop professional expertise in the country by providing support to university level programs through degree programs.

The project will respond to these priority challenges through action in three components, and in close coordination with other ongoing initiatives so as to generate multiple adaptation benefits at country level: 

Component 1: Scientific and Technical capacities increased for climate change adaptation analysis

This component will seek to establish local and decentralized-level capacity to assess and understand climate change impacts.  In line with ongoing efforts to strengthen scientific and technical capacity at the national level (e.g. UNDP Africa Adaptation Program), this component will provide decentralized administrations and communities with the capacity to perform coastal vulnerability assessments, as well as information and analytical tools to undertake participatory adaptation planning.  This will also include local climate monitoring capacity, so as to enhance local forecasting and monitoring of climate change and sea level rise.  

Component 2:  Broadening Stakeholder Engagement for Vulnerability Reduction

Recognizing that adequate adaptation strategies must rely on multiple partners at all levels of society, and in all sectors, this component will seek to promote interministerial coordination at national and decentralized levels, as well as public awareness of coastal impacts and adaptation options.  It will include an awareness campaign with messages targeting key coastal stakeholders, as well as seek to engage academia in developing new research and growing capacity for adaptation research relevant to coastal challenges. 

Component 3: Pilot on Integrated Coastal Zone and River Basin Management

This component will seek to demonstrate innovative and integrated approaches to coastal zone and river basin management in order to achieve a reduction in vulnerability among coastal communities and ecoystems, as well as to inform future policy development.  These activities will be undertaken in close collaboration with other ongoing initiatives in the coastal region, including those related to coastal forestry and biodiversity. Pilots will address shifting of shallow wells affected by inundation of salt water; afforestation/reforestation of mangroves in Bagamoyo, Pangani and Rufiji will also be undertaken as a means to restore key buffer areas, and rehabilitation of sea defence wall in Pangani Districts will also be foreseen as a tool for climate change adaptation.  
Component 4:  Knowledge Development and Learning

This component will include activities related to the wider dissemination of data, information and tools related to climate change and adaptation to the broader network of coastal stakeholders, as well as through universities and schools.  Activities under this component aim at strengthening public awareness (Component 3) as well as interministerial coordination (Component 2).   It will support the development, publication and dissemination of targeted information products and studies relevant to coastal zone management and adaptation, including legal texts, guidelines, monographies and other project documents.  

In order to fully develop these activities, a short Preparatory Phase (PPG) will be requested, to last no more than nine 9 months.  During the PPG phase, a comprehensive assessment of activities already underway in the country and targeted region will be undertaken, so as to achieve synergy and coordination.  
B. Describe the consistency of the project with national/regional priorities/plans:   
In the Tanzania National Adaptation Program of Actions (NAPA) water sector has been identified as a priority sector together with agriculture and food security. The government recognizes that water is an important component in the development of the country. This is proclaimed in various policies including: Vision 2025, Agricultural policy, Environmental policy, Forestry policy, Energy policy and National Strategy for Growth and Reduction of Poverty (NSGRP). In Tanzania only about 50% of the rural population has access to reliable water supply services. Owing to poor operational and maintenance arrangements, over 30% of the rural water schemes are not functioning properly. The inundation of shallow water wells will put more stress on the availability of safe and clean drinking water. The Tanzania National Water Policy (NAWAPO) calls for all stakeholders to be involved actively in water provision services in order to curb the situation. This project is proposed in this context. Tanzania National forestry policy advocates the need for development of sustainable forest protection taking into account the close links between desertification, deforestation, fresh water availability, climate change and biological diversity.

C. describe the consistency of the project with LDCF eligibility criteria and priorities:   
The proposed project is in consistence with guidance for the LDCF (GEF/C.28/18, May 12. 2006) and the Tanzania NAPA which proposes adaptation interventions with an emphasis on water provision to rural areas. The project is also consistence with and will contribute towards the achievement of several Millennium Development Goals due to multiplier effects of water. The project is consistence with the Least Developed Countries Programming paper, conforming to each of the five criteria outlined in the paper for funding the implementation of NAPA follow up under LDCF.

D. outline the coordination with other related initiatives:   
The adaptation activities will be carried out to strengthen/supplement the ongoing government initiated actions focusing on Tanzania’s National Strategy for Growth and Reduction of Poverty and Vision 2025 (MKUKUTA). The implementation of the project will involve Ministry of Water and irrigation under Rural Water Supply and Sanitation Project to avoid replication of the same project. Environmental Protection and Management Services (EPMS) will work closely with PAKAYA Cultural and Environment Group and Rufiji Environmental Management Program (both based in Rufiji District) during the implementation of the project. The Vice President’s Office-Division of the Environment will be involved before and during the implementation of the project. Other project partners identified include, Institute of Resource Assessment (IRA) - University of Dar Es Salaam, the Tanzanian Meteorological Agency, Local Government Authorities for three district Councils (Pangani, Bagamayo, Rufiji), Ministry of Natural Resources Management, Ministry of Livestock Development and Fisheries. Some consultation has taken place during the preparation of this PIF and will be furthered during the project preparation.  An interested donor group in the country may also be interested in providing support to the government to build its capacity. The other project that could provide synergy to this project is the Sustainable Management of the Miombo Woodland Resources of Western Tanzania. This project is funded by GEF and is focusing on Biodiversity and climate change. The climate change component of this project aims at at putting in place piloted adaptation measures leading to management practices adapted to new pressures resulting from Climate Change. Other partners (executing partners) include the Government of Tanzania and the Institute of Resource Assessment (IRA) - University of Dar Es Salaam.
There are a considerable number of efforts to address climate change in the country, with which this project will be closely coordinated. Among these, the key projects are:  

· Mainstreaming of CC into Integrated Water Resource Management (IWRM) in  Pangani River Basin being implemented by Pangani Basin Water Board and IUCN-EARO, 

· NORAD’s REDD programme seeks to establish accessible, flexible funding mechanisms and create  regional  funding mechanisms for REDD, developing national guidelines, developing CC policy and legal frameworks capacity building of communities around forests. 

· Two small CC-DARE projects designed to promote adaptation at the community level. 

· A UNDP-GEF Biodiversity initiative aimed at promoting the protection and sustainable management of sustainable coastal forest biodiversity (excluding mangroves), including in one of the regions selected for the NAPA priority project.  Coordination efforts will focus on ensuring that both projects work to leverage each other’s activities for multiplied adaptation benefits – including the promotion of ecosystem-wide adaptation approaches, joint activities where possible, and sharing of lessons and information.  

· A UNDP adaptation project under the Japan-Funded Africa Adaptation Program, currently under preparation, which will focus on institutional capacity development as well as mainstreaming climate change issues into national development processes.   It is expected that this project will deliver an enabling environment on which the NAPA project can build, particularly through Outcomes 1 and 2, which aim to provide support for climate monitoring as well as interministerial and intersectoral coordination.  

· Others with CC activities include USAID (RANET), Netherlands (NCAP), DFID (Regional Climate Change for SADC), SIDA (EFD &CDM),CIDA (Climate Change Module), Danish (Capacity Building), Austrian (CDM), German (Preservation of the Mountain Forests in the Eastern Arc, French (RESON) and Finnish (CDM) and the EC in Renewable Energy. 

There are other also other ongoing efforts of documentation of impacts of CC on livelihoods by Oxfam, assessing impact on CC on GDP by UNEP and IUCN’s CC and development project in partnership with WWF. Tanzania’s universities and other research institutions have also initiated several research programmes and joint undertakings in the field of climate change e.g. Dar es Salaam University has two appointees to the IPCC’s scientific panels. Research covers specific climate change research on forecasting and remote sensing technology, as well as sector-specific research in agriculture, forest conservation and energy efficiency, greenhouse gas inventory, impact studies and CDM and key assessments of sources/sinks as regards greenhouse gases.

This project will seek active coordination and input from these and other ongoing projects within the framework of the UN’s Delivering as One programming in Tanzania.  During the PPG phase, a comprehensive assessment of ongoing activities will be undertaken and a coordination strategy will be developed. 

E. Describe Additional cost reasoning:   
Outcome 1. Local level capacities to effectively analyze the threats and potential impacts of climate change increased 

Without the GEF support, the capacity of communities will remain low in terms of understanding the changes which are taking place of environmental resources available for productive uses. For example, sources of income provided from drought sensitive crops may no longer be viable as temperatures increase. Water provided through shallow coastal aquifers is increasingly saline and less suitable for agriculture or human consumption.  Without the GEF project, communities will see their livelihoods diminish due to the impacts of climate changes and sea level rise.  

This project will promote community participation in detailed vulnerability assessment as a means of engaging them in defining the most suitable adaptation options as well as increase the relevance of the vulnerability assessments to take place.  The project will also promote participatory research through the involvement of academia, so as to enable knowledge on local adaptive measures to be upscaled.  
Outcome 2. Government and public engagement in climate change adaptation activities is enhanced

Current capacity to integrate climate change into relevant policies and decision making processes is inadequate. A recent assessment of the core capacities in the government has shown that consideration of climate change across Ministries has been weak. There is little expertise in the country on which to draw.  Without the GEF intervention, adaptation initiatives will take place in an ad hoc manner, and key barriers to nation-wide adaptation will remain unaddressed. 

This project will seek to increase knowledge and build capacity across Ministries about how climate change will impact Tanzania’s development and provide tools and resources which they can use. 

Outcome 3. Vulnerability to climate change is reduced in the coastal zones through pilot projects

Without the GEF support, the communities living along the costal area in Bagamoyo, Pangani and Rufiji districts will continue to face the risks of climate change owing to lack of adaptive capacity. The government alone will no be able to mobilize and raise resources enough to address the effects of sea level rise to the intended communities. As a result communities will face acute shortage of clean and safe water for drinking and other productive activities as well as observing beaches erosion without doing anything to cope/rectify the situation. Owing to shortage of water, women will be forced to walk very long distances to fetch water for household use and spent a lot of their precious time which could be used for other productive economic activities. If this situation will remain unchecked there is a danger of people living along the coast to migrate to other places and create social conflicts and other environmental degradation due to over population and unsustainable utilization of resources. This will also accelerate the level of school drop out particularly to girls who are traditionally water courier and retard the initiatives to attain Millennium Development Goal number 3 (access to universal education). Without the support from LDCF, the livelihoods of communities in Rufiji which depend largely on rice farming and fishing will be severely affected by the effects of sea level rise.

The LDCF support will be used to demonstrate a model of climate change vulnerability reduction which could then be replicated to other areas having the same problem. The proposed intervention will address risks associated with salt water intrusion to water wells as well as raising the adaptive capacity of local rural communities and make them less vulnerable to climate change induced water related problems.  The project will enable local communities in Bagamoyo and Rufiji districts to be aware on the causes and impacts and explore their adjustment to the problems faced due to climate change impacts (adaptation options available).
The pilots in the coastal areas identified as most vulnerable, will practice improved environmental management and reinforcement of the coastal zone to protect its coastal resources, such as freshwater and productive soils.  At the end of the project it is expected that at least 75% of the areas mostly affected by ocean waves will be identified and planted with different species of mangrove trees, as a means of coastal protection against sea level rise. Other non mangroves trees will be also planted to give alternative sources for timber and poles as well as encouraging other economic activities like bee keeping, etc. To ensure sustainability of the project, a minimum of 20 people composed of men and women will be trained on how to manage the project. The communities will also be trained on other simple alternatives which will enable them to adapt to effects of climate change in general.
Outcome 4. Substantive knowledge on how to reduce vulnerability to climate change increased

Core technical capacity to understand climate change is lacking in the country and in many university programs. A lack of knowledge generation at this level often translates into a lack of understanding at decision making levels. Information for simple dissemination is lacking therefore limiting the ability to engage a wider community in identifying and implementing adaptation measures and making the necessary changes to common practices. 

To further institute core technical capacity in the country, young professionals will be trained through the University and will also work on the pilot projects as a practical earning tool. This will concretize the knowledge gained from the pilot projects as well as increase the scientific expertise available to the project. The GEF resources are necessary for promoting this knowledge loop.

F. indicate the risk that might prevent the project objective(s) from being achieved and outline risk mitigation measures:  

The strong commitment of Environmental Protection and Management Services and PAKAYA Cultural and Environment Group limits the likely risks to the project proposed. The government of Tanzania is keen to ensure that all projects implemented in the country, regardless of the implementer/donor agency, is in accordance to the laid procedures and guidelines to ensure that the benefits of the project trickle down to the intended beneficiaries. The risk which might be associated with this projected is participation of local communities to participate in the implementation of the project by contributing either in cash or in kind (the risk is very low because they have already witnessed the impacts of climate change in their area). Up front contributions from intended beneficiaries are of paramount importance because it increases the sense of ownership and ensures sustainability of the project. The risk will be minimized by educating local communities the significance of the projects and the impacts likely to occur in the absence of the project. Other project risks will be identified during the PPG phase and a full risk management strategy will be prepared.

A secondary risk to be managed relate to coordination of multiple organizations in the country working on climate change. Consultations will take place between the government and the Environmental management Group in the country to ensure maximized benefits.

G. describe, if possible, the expected cost-effectiveness of the project: 
The proposed projects will address the second priority area which needs intervention as pointed out in Tanzania National Adaptation Programme of Actions (NAPA). The sustainability of resources at the project sites is not guaranteed given that climate is indeed changing and therefore water availability (i.e. precipitation) may be falling and therefore the resources may be drying up altogether. An analysis of environmental sustainability will take place during the PPG phase to ensure sustainability of environmental resources at the project sites. This will include water availability and appropriate species of mangroves, for example, under a changing climate regime. Population, economic and gender analysis will also be examined in this light.

The intervention is cost-effective compared to other options. Alternatives to soft measures such as those proposed include laying pipelines from far distant would imply much higher investment and the reliability of the service won’t be guaranteed. It is also costly to construct artificial structures like sea walls and dykes to reduce the magnitude of ocean waves compared to mangrove trees. The approach taken by this project of involving contributions from local communities (in kind) will enhance the cost-effectiveness of the project.

H.  Justify the comparative advantage  of gef agency:      
 This Project is proposed under the framework of the UNEP/GEF adaptation strategy for the Least Developed Countries Fund (February 2007). The project does contribute to the achievement the output 1, 2 and 4  of the UNEP’s  Program of Work for 2010-2011 for Climate Change Adaptation.  It  is also consistent with UNEP’s comparative advantage as identified through the GEF Council paper on the subject (C.28/18), which delineates UNEP’s comparative advantage areas including:
· Strengthening meteorological and climate early warning systems.  This is addressed through component 1 of this project, which seeks to strengthen the capacity to analyse and predict climate change impacts.  
· Developing and using climate information to effect changes in relevant sectoral policies based on climate science.  This is addressed through components 2 and 4, which seek to increase the information available as well as its use in policy development.  
· Integrated Coastal Zone Management, which is addressed through component 3 through the demonstration of innovative and adapted methods to reduce coastal vulnerability.  
 PART III:  APPROVAL/ENDORSEMENT BY OPERATIONAL FOCAL POINT(S) AND GEF AGENCY(IES)

A.   record of endorsement of gef operational focal point(s) on behalf of the government:

       (Please attach the country endorsement letter(s)  or regional endorsement letter(s)  with this template).

	Name
	Position
	Ministry
	Date (Month, day, year)

	Mr. Eric Kamoga Mugurusi
	Director of Environment
	Vice-President’s Office
Dar es Salaam, 

	15.  june 2009

	     
	     
	     
	     

	     
	     
	     
	     


B.  agency(ies) certification



	This request has been prepared in accordance with LDCF policies and procedures and meets the LDCF criteria for project identification and preparation.

	Agency Coordinator, Agency name
	Signature
	Date 

(Month, day, year)
	Project Contact Person
	Telephone
	Email Address

	  Maryam Niamir-Fuller, Director, UNEP Division of GEF Coordination (DGEF)

    

	[image: image1.jpg]



	09/25/2009
	Ermira Fida 

Task Manager Climate Change
	254 20 7623113
	ermira.fida@unep.org



	     
	     
	     
	     
	     
	     


	     
	     
	     
	     
	     
	     















�  This template is for the use of LDCF Adaptation projects only.  


�   Project ID number will be assigned initially by GEFSEC.  If  PIF has been submitted earlier, use the same ID number as PIF. 


�   Include project preparation fundings that were previously approved and exclude PPGs that are awaiting for approval.





PAGE  
9
              LDCF.PIF-Template-Guidelines-December 2008

