request for project preparation grant (PPG)

Project Type: Full Sized Project

the GEF Trust Fund

Submission date:  October 21th, 2010

GEF Project ID: 4001

GEF AGENCY PROJECT ID: P118145

Countries: Global: Albania, Bosnia and Herzegovina, Bulgaria, Algeria, Egypt, Croatia, Lebanon, Libya, Morocco, Montenegro, Macedonia, Syria, Tunisia, Turkey, Serbia, West Bank and Gaza

Project Title: Sustainable MED Governance and Knowledge Generation

GEF Agency: World Bank

Other Executing partner(s): World Bank

GEF Focal Area: International Waters

GEF-4 Strategic program(s): IW 1, IW2, IW3

name of parent/program/umbrella project:  Sustainable MED

a.   Project preparation Timeframe

| Start date of PPG | October 2010 |
| --- | --- |
| Completion date of PPG | April 2011 |

- Past project preparation activities ($)

| ### List of Past Project Preparation Activities | ### Output of the Activities | Project Preparation Amount (a) | Co-financing (b) | Total c = a + b |
| --- | --- | --- | --- | --- |
| Dialogue and consultative action for Sustainable MED Conceptualization | Program Framework Document |  |  |  |
| Total Project Preparation Financing |  |  |  |  |

C.  proposed project preparation activities ($)

Describe the PPG activities and justifications:

The Sustainable MED Governance and Knowledge Generation Project is a central project supporting the Sustainable MED Program, implemented by the World Bank and co-executed by the World Bank and UNEP/MAP. The purpose of the PPG activities is to undertake the preparation of the Governance and Knowledge Project of the Sustainable MED Programmatic Framework. This preparation has two components: undertaking a series of consultations with beneficiaries and stakeholders, and conducting gap analysis and assessments of the needs of the region in terms of knowledge activities to be implemented by this Program. Initiation of the preparatory activities is critical to the successful implementation of the programmatic nature of the Sustainable MED Program.

The Governance component of the project will primarily aim at identifying what the real common perspectives are between the various countries and the incentives they have – or do not have – to work in an integrated or coordinated manner towards sustainability of the Mediterranean, broadly defined as a geographic, socio-economic, political and ecological system. This is a central pillar of the Sustainable MED Program. In order to achieve this, it is both necessary to identify these issues as directly perceived by the beneficiary governments, as well as to establish and maintain a constant dialogue with them – another fundamental pillar of the Sustainable MED Program which will have to be maintained throughout project design and implementation. The existing projects under the Sustainable MED will serve as a platform for dialogue and consultation with the individual governments, which in time will be “scaled-up” to include Ministries beyond the direct domain of the environment and natural resources.

The Knowledge component of the project will fill in knowledge gaps in a broader sense. Ultimately the objective is to support the preparation of projects and initiatives which are of highest relevance for the Mediterranean sustainability. The level of analysis, the scope of studies, their institutionality, etc., will be defined through an ongoing process. Yet, the initial set of information which would allow for the proper design of the Program needs to be in place early on in order to inform countries and stakeholders, and also to serve as a platform to instigate the debate and the convergence of views towards Mediterranean sustainability.

Given the above overall objectives of the Knowledge and Governance project, the preparation phase, for which the proposed PPG is being requested, will fundamentally involve three sets of activities:

- consultations with both beneficiary and donor countries;

- workshops; and,

- analysis of existing initiatives, policies, and institutions relevant to the sustainability of the Mediterranean.

The consultations will involve discussion with the relevant ministries in the countries plus local experts. The fundamental objective is to get ownership and at the same time a vision of the issues from each sector and country perspective – and such visions would hopefully converge into a common view for the Program. In addition to the country consultations, it will be important to consult with other relevant players and stakeholders – mostly in the Northern countries – in order to avoid overlaps and also to ensure that the Program maximizes its impacts through consistency and synergy with the existing initiatives.

- Regarding the workshops – more related to the Knowledge component – these will be to consult at a more technical level what are the priority themes and sectors to focus on in terms of mainstreaming the environment. This will involve experts on both beneficiary and donor countries. The workshops are also an opportunity for liaising with existing initiatives, programs and institutions working on relevant sectors and themes among beneficiary and donor countries to ensure that the Sustainable MED Program has real buy-in since the inception stages and is designed to address concrete problems of governments.

Lastly, the project preparation will involve analysis both of an institutional nature – like existing governance mechanisms, opportunities for value-added Bank interventions – as well as more in-depth substantive analyses of sector policies – where stronger environmental and economic linkages are needed. These activities will require the work by sector specialists who will do the analyses and come up with concrete proposals in terms of project and Program design.

It is finally important to emphasize that the proposed activities are much in line with implementation activities. This is no surprise for a project of this type, which coordinates and organizes various projects and provides a backbone for the Program. The team is aware of the similarities and differences between the two sets of activities. The proposed set of activities below focus exclusively on the preparation stages of project and are under responsibility of the project preparation team.

The Governance and Knowledge Project will be implemented through a World Bank team based at the Marseilles Center for Mediterranean Integration (CMI). This Center is a multi-partner collaborative arrangement between World Bank, European Investment Bank, France/AFD and several MENA countries. It was launched in October 2009 to support leaders and other key stakeholders in the region adopt evidence-based policy making and jointly pursue common development goals as well as deal with transboundary challenges. Its objective is to facilitate access to best knowledge, practices, and support among public and independent institutions, in order to improve cooperation, enhance sustainable development, and converge policies towards greater integration in the Mediterranean Region. CMI focuses on knowledge, more precisely joint learning which can lead to highly leveraged impact on policy and investment choices among governments and independent actors. CMI is administrating a multi-donor trust fund which will support part of the preparation activities. Partnering with other organizations from the CMI will be a priority approach promoted within Sustainable MED, especially within the “Environment and Water” cluster which aims at “tackling issues of strategic importance relating to integrated coastal zone management of the Mediterranean Sea, sustainable national water resource management policies, economic valuation of marine, coastal and forest ecosystems and impact of climate change on water resources including means to increase resilience to climate variability”.

| ### List of Proposed Project Preparation Activities | ### Output of the PPG Activities | Project Preparation Amount (a) | Co-financing (b) | Total c = a + b |
| --- | --- | --- | --- | --- |
| 1.Consultations 2.Technical workshops - One or two rounds of contacts with physical presence in the countries (depending on the country and opportunities) and a few specific workshops to discuss with the various stakeholders and ministries (i) their vision of sustainability issues of the Mediterranean; (ii) opportunities for mainstreaming the environment; (iii) opportunities for regional cooperation and governance; (iv) concrete projects and initiatives to be supported by the Program. This aims at building/ strengthening ownership of the Program and solidifying its technical base - A total of 2 international workshops and another 2-3 national workshops | - Consultation and workshop briefs supporting Project and Program design - Identification of major channels for the Program and its projects and interventions - Identification of main interlocutors and resource persons/experts to implement the Program and to help further identify opportunities for the Program - Identification of critical initiatives and mechanisms of cooperation and integration to pursue the project and Program objectives - Identification of sector bottlenecks and opportunities for mainstreaming the environment in sector policies and activities. | 50,000 | 130,000 (CMI + WB) | 180,000 |
| 3. Analysis of existing initiatives, policies, and institutions relevant to the sustainability of the Mediterranean. - Development of the knowledge component’s strategy and work-plan in terms of knowledge generation, transfer, dissemination and targeted country capacity building - Preliminary assessment of priority knowledge needs in support to the implementation of Sustainable MED. Includes workshops (above) and short studies/literature reviews - Development of an action plan for the four pillars of the knowledge component (building on METAP’s comparative advantage and products delivered in those areas): I. Sustainable NRM; II. Pollution prevention and abatement; III. Climate change; and IV. Environment as a business opportunity - Development of criteria and selection process for identification of new investment projects (to be implemented with or without GEF co-financing). - Development of a programmatic results framework (M&E at program level and M&E to asses impact of knowledge activities) - Design of KnowMED website, in collaboration with existing activities and information centers - Gap analysis and identification of sectoral policies and opportunities for environmental investment in various economic sectors (this links to activities in group 1 above), e.g. in agriculture, water, solid waste, etc. - Identification of needs and development of an action plan for strengthening centers of technical expertise in Southern & Eastern countries and improving cooperation in knowledge management | - Briefing notes and short reports with technical and economic analyses of problems and interventions which would subsidize the Sustainable MED Program (specifically as inputs to the MED report); - Know-MED’s strategy and 2-year work-plan (2011-2012), including an action plan for knowledge generation, transfer, regional dissemination and targeted country capacity building in the first 4 main areas of the knowledge component. - Programmatic Results Framework - Know-Med website - Set-up for selection of projects and provision of technical assistance including criteria, selection guidelines and terms of technical assistance. - Action plan for strengthening centers of technical expertise in Southern & Eastern countries and improving cooperation; | 50,000 | 150,000 (CMI) | 200,000 |
| 3) Management activities |  |  | 50,000 (WB) | 50,000 |
| Total Project Preparation Financing |  | 100,000 | 330,000 | 430,000 |

D.  Financing plan summary for project preparation grant: ($)

|  | Project Preparation | Agency Fee |
| --- | --- | --- |
| GEF financing | 100,000 | 10,000 |
| Co-financing (World Bank) | 130,000 |  |
| Co-financing (CMI) | 200,000 |  |
| Total | 430,000 | 10,000 |

E.  PPG REQUESTED by agency, focal area(s) and country(ies) 1

| GEF Agency | Focal Area | Country Name/ Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | PPG (a) | Agency Fee (b) | Total c = a + b |
| World Bank | International Waters | Regional | 100,000 | 10,000 | 110,000 |
| Total PPG Requested |  |  | 100,000 | 10,000 | 110,000 |

1  No need to provide information for this table if it is a single focal area, single country and single GEF Agency project.

F.   PPG Budget Request

| ### Cost Items | ### Total Estimated Person Weeks for GEF Grant (PW) | GEF ($) | ### Co-financing ($) | ### Total ($) |
| --- | --- | --- | --- | --- |
| ### Local consultants * | 50 | 25,000 | 75,000 | 100,000 |
| ### International consultants* | 52 | 25,000 | 105,000 | 130,000 |
| ### Staff member |  |  | 50,000 | 50,000 |
| Travel / workshops |  | 50,000 | 100,000 | 150,000 |
| Total PPG Budget |  | 100,000 | 330,000 | 430,000 |

*  Annex A for Consultant cost details should be prepared first before completing this table.  See notes on Annex A for the 
     required detailed information.  This table is the sum of all local and international consultants presented in Annex A. SW presented for GEF resources.

G.   GEF Agency(ies) Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation.

| Agency Coordinator, Agency name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| --- | --- | --- | --- | --- | --- |
| Karin Shepardson GEF Agency Executive Coordinator |  | October 21, 2010 | TTL: Sergio Margulis | +33 4 91 99 2459 | smargulis@ worldbank.org |
|  |  |  | GEF Regional Coordinator: Kanta Kumari Rigaud | +1 202 473 4269 | kkumari@ worldbank.org |

Annex A

Consultants Financed by the Project Preparation Grant (PPG)

| Position / Titles | $/ Person Week1 | Estimated PWs2 | Tasks to be performed |
| --- | --- | --- | --- |
| Local | 2,000 | 50 | $ 100,000 |
| Country Specialists/Coordinators | 2,000 | Country leaders x 6 weeks x 4 countries = 24 | Contribution to governance strategy, institutional assessments, consultation and program integration |
| Environmental and Sector Specialists | 2,000 | 13 sector specialists x 2 week each = 26 | Sector assessments, workshop participation, development of action plan for capacity bld. |
| International | 2,500 | 52 | $ 130,000 |
| Governance specialist | 2,500 | 12 | Support TTL on dialogue and consultations, preparation of activities and program development, lead activities to develop governance framework for Sustainable MED program, lead and guide institutional assessments, and develop country and regional institutional mechanisms |
| Knowledge Management Specialist | 2,500 | 8 | Co-lead development of framework for regional knowledge networks and information sharing, and contribute to background materials underpinning governance and knowledge consultations |
| Environmental Economist/ Specialist | 2,500 | 32 | Conduct key thematic assessments/studies contributing to policy investment development and identify needs and develop action plan for further assessments; contribute to other strategy and action plan development (ii) Contribute to reports with technical and economic analyses of problems and interventions (MED report) |

1  Provide dollar amount per person week.

2   Provide person weeks  needed to carry out the task and corresponds to the dollar amount per person week in the previous column.

Project ID number will be assigned by GEFSEC.  If PIF has already been submitted, please use the same ID number as PIF.