REQUEST FOR CEO ENDORSEMENT

Project Type: Full-sized Project

Type of Trust Fund:GEF Trust Fund

# For more information about GEF, visit TheGEF.org

# PART I: Project Information

| Project Title: Implementing the Strategic Action Programme for the South China Sea |  |  |  |
| --- | --- | --- | --- |
| Country(ies): | China, Cambodia, Indonesia, Philippines, Thailand and Vietnam | GEF Project ID: | 5538 |
| GEF Agency(ies): | UNEP | GEF Agency Project ID: | 00830 |
| Other Executing Partner(s): | Secretariat for the Coordinating Body of the Seas of East Asia (COBSEA) | Resubmission Date: | October 7, 2016 |
| GEF Focal Area (s): | International Waters | Project Duration (Months) | 60 |
| Name of parent program (if applicable): For SFM/REDD+ For SGP For PPP |  | Agency Fee ($): | 1,350,000 |

- Indicative Focal Area strategy Framework

| ### Focal Area Objectives | ### Expected FA Outcomes | ### Expected FA Outputs | ### Trust Fund | ### Grant Amount ### ($) | ### Co- Financing ### ($) |
| --- | --- | --- | --- | --- | --- |
| Objective 2: Catalyze multi- state cooperation to rebuild marine fisheries and reduce pollution of coasts and Large Marine Ecosystems (LMEs) while considering climatic variability and change | Outcome 2.1: Implementation of agreed Strategic Action Programmes (SAPs) incorporates ecosystem-based approaches to management of LMEs, ICM principles, and policy/legal/ institutional reforms into national/local plans Outcome 2.2: Institutions for joint ecosystem-based and adaptive management for LMEs and local ICM frameworks demonstrate sustainability Outcome 2.3: Innovative solutions implemented for reduced pollution, rebuilding or protecting fish stocks with rights-based management, ICM, habitat (blue forest) restoration/conservation, and port management and produce measureable results Outcome 2.4: Climatic variability and change at coasts and in LMEs incorporated into updated SAP to reflect adaptive management and ICM principles (including protection of “blue forests”) | National and local policy/legal/institutional reforms adopted Agreed commitments to sustainable ICM and LME cooperation frameworks Types of technologies and measures implemented in local demonstrations and investments Enhanced capacity for issues of climatic variability and change | GEFTF | 15,000,000 | 83,451,948 |
| Total Project Cost |  |  |  | 15,000,000 | 83,451,948 |

- Project Framework

| ### Project Objective: To assist countries in meeting the targets of the approved Strategic Action Programme (SAP) for the marine and coastal environment of the South China Sea (SCS) through implementation of the National Action Plans in support of the SAP, and strengthening regional co-ordination for SCS SAP implementation. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Indicative ### Grant Amount ($) | ### Indicative Cofinancing ### ($) |
| 1. Reducing habitat degradation and loss via national and local reforms to achieve Strategic Action Programme targets for coastal habitat management in the South China Sea |  | 1.1 Appropriate forms of sustainable management established for 860,000 ha of mangrove by Yr 5 1.2 153,000 ha of coral reef at 82 priority sites managed sustainably by Yr 5, including a reduction in the decadal rate of degradation in live coral cover from 16 to 5% 1.3 Conservation, management and sustainable use of 25,900 ha of known seagrass area in the South China Sea by Yr 5 1.4 Integrated management of 783,900 ha of coastal wetland at 19 sites, including habitat restoration and protection strengthened at priority locations 1.5 National and regional level cooperation in tracking results of SAP actions for coastal habitat management | 1.1.1 Declaration of 57,400 ha of mangrove as National Parks and Protected Areas 1.1.2 Designation and plans for the management of 166,600 ha of mangrove as non-conversion, sustainable use areas 1.1.3 Reform of laws and regulations for the sustainable use of 602,800 ha of mangrove forest 1.1.4 Replanting of 21,000 ha of deforested mangrove land 1.1.5 Biodiversity increased for 11,200 ha of mangrove forest via enrichment planting 1.2.1 Management capacity (number/levels human resources, facilities and equipment, and sustainable financing mechanisms) built for 82 coral reef sites 1.2.2 Management approaches (integrated, community-based, multiple use) improved at 82 coral reef sites 1.2.3 Management tools (licensing and permit systems, seasonal closures, zoning) developed and utilized to address key threats at priority sites 1.2.4 Established mechanism for monitoring management, ecological and socio-economic indicators at 82 sites [based on SAP results framework] 1.3.1 Twenty-one seagrass areas totaling 25,900 ha under sustainable management with supporting laws and regulations 1.3.2 Amended management plans for 7 existing MPAs with significant seagrass areas, to include specific seagrass-related management actions 1.3.3 Designation of 7 new Marine Protected Areas focusing on seagrass areas identified in the prioritized listings of the SCS Project 1.3.4 Established mechanism for monitoring management, ecological and socio-economic indicators at 21 sites [based on SAP results framework] 1.4.1 Integrated management plans developed and under implementation for at least 3 lagoons (26,818 ha), 9 estuaries (614,680 ha), 5 tidal flats (96,903 ha), 1 peat swamp (45,700 ha) and 1 non-peat swamp (9,808 ha) 1.4.2 Declaration of at least 7 wetland areas with protection status (i.e. non-hunting area, nature reserves, protected areas, Ramsar Sites). 1.4.3 Adoption of a regional estuary monitoring scheme and its national implementation [based on SAP results framework] 1.5.1 National committees and regional networks of habitat specialists established under the SCS project revitalized and functioning 1.5.2 Mechanism to monitor and evaluate the impacts of SAP implementation and achievement of habitat targets operational [including agreement on standardized methods and guidelines for inventory and assessment] 1.5.3 Community leaders and local government from priority habitat sites networked via national and regional round-table meetings to foster cooperation and knowledge sharing on achievements and best practices 1.5.4 Biennial state of coastal habitat reports published |  | 7,250,000 | 44,366,892 |
| 2. Strengthening knowledge-based action planning for the management of coastal habitats and land-based pollution to reduce environmental degradation of the South China Sea |  | 2.1 Enhanced information-base for coastal habitat management and action planning 2.2 Effective integration of regional science in the management of land-based pollution 2.3 Strengthened and harmonized national policies and laws, and supporting financial mechanism, for the management of land-based sources of pollution 2.4 Improved national and regional values for the Total Economic Values of coastal habitats for use in development planning and decision-making 2.5 Regionally appropriate tools and mechanisms to guide the development of sustainable management systems for coastal habitats and land-based pollution 2.6 Updated and Ministerially adopted Transboundary Diagnostic Analysis and Strategic Action Programme, including prioritization of national management actions to address climate variability and change | 2.1.1 Algorithms for the interpretation of remotely sensed information and data on coastal habitat associations and zonation developed and applied 2.1.2 Mechanism for collection and exchange of regional coastal habitat information and data established 2.1.3 Role of coastal habitats of the South China Sea in the sequestration and storage of carbon quantified 2.1.4 Review of the potential impacts of sea level rise, climate change, and episodic events on coastal habitats of the South China Sea 2.1.5 A regional system for periodic monitoring of the state of coastal habitats of the South China Sea 2.1.6 Updated and adopted National Action Plans for mangroves, coral reefs, seagrass and wetlands, including enactment of supporting legislation where required 2.2.1 Nutrient carrying capacity model for the SCS marine basin used to communicate with decision-makers about the localized v. transboundary impacts of land-based pollution in the SCS 2.2.2 Total contaminant loading and carrying capacity of the SCS estimated via application of quantitative modeling and GIS-based techniques for seven heavy metals (Hg, Cd, Pb, Cu, Cr, As, Zn). 2.2.3 Impacts of estimated heavy metal contaminant loadings defined, quantified and communicated to decision-makers 2.2.4 Characterization of heavy metal pollution hotspots 2.2.5 Quantification of effluent volumes and contaminant loadings from coastal aquaculture to the SCS marine basin 2.3.1 National best practices in waste water management, law enforcement, and community and industry participation in managing land-based sources of pollution documented and shared 2.3.2 Review of legislative and institutional frameworks for land-based pollution management in participating countries 2.3.3 Harmonized national Standard Operating Procedures for land-based pollution control and management [including agreed sediment, biota, & water quality criteria] 2.3.4 Revised national/provincial policies and supporting regulations for land-based pollution developed, enacted and implemented by Yr 5 2.3.5 Updated and adopted National Investment Plans for land-based pollution management in the SCS [Yr 5] 2.3.6 Regional financial mechanism for land-based pollution management [Yr 5] 2.4.1 Expanded datasets of economic valuation information on the goods and services of SCS coastal habitats 2.4.2 Estimates of the value for the service provided by coastal habitats as nursery areas for offshore fish and crustaceans 2.4.3 Estimates of economic losses of coastal ecosystem goods and services consequent upon coastal shipping accidents and pollution damage 2.4.4 Updated estimates of Total Economic Values for coastal habitats of the SCS and converted to 2017 value by means of the consumer price index 2.5.1 Regionally applicable standards and criteria for defining the sustainability of coastal habitat management systems, including documented models of sustainable use. 2.5.2 Online catalogue of best practice management measures and technologies for sustainable use of SCS coastal habitats and land-based pollution management 2.5.3 Government officials, community leaders, and habitat and pollution managers exposed to on-going practices in rehabilitation, management , and pollution control and treatment via programme of study tours and exchange 2.5.4 Expanded South China Sea online public awareness centre, including awareness packages for local adoption 2.6.1 National and regional level consensus on contemporary issues and problems, including the quantification of environmental compromises and the prioritization of problems (Yr 2) 2.6.2 The immediate and ultimate root causes of the problems identified and consensus reached on priorities for intervention, including comparative analysis of the net benefits of alternative options (Yr 3) 2.6.3 National and regional consultative process to develop updated Strategic Action Programme SAP for adoption at the Ministerial level (Yr 5) 2.6.4 Prioritization of national management actions to address climate variability and change for incorporation into national policies and plans |  | 3,530,000 | 17,012,528 |
| 3. Facilitating regional and national level integration and cooperation for implementation of the South China Sea Strategic Action Programme |  | 3.1 Regional and sub-regional co-operation in the integration of scientific knowledge and research outputs with management and policy making 3.2 Capacity for civil society and community organization participation in SAP implementation strengthened via operational partnership with GEF SGP 3.3 Relationships between central and local governments and the private sector strengthened and formalized 3.4 Revitalization of regional mechanisms for communications, knowledge exchange, and information and data management and sharing 3.5 Agreed arrangements for strengthened regional cooperation in the management of the marine and coastal environment of the South China Sea | 3.1.1 Regional Scientific and Technical Committee of the SCS project functioning as a bridge between the scientific community and decision-makers [annual meetings] 3.1.2 Knowledge exchanges between government and scientific community through biennial Regional Scientific Conferences 3.1.3 Best practice exchanges between local government officials and coastal managers on science-based management via annual Mayor’s Round-Table meetings 3.1.4 Memoranda of Agreement for joint management of 2 priority transboundary water areas agreed & implemented 3.1.5 Cooperation with the GEF fisheries refugia project and other relevant regional initiatives established 3.1.6 Operational award program on best practices in coastal habitat and land-based pollution management for communities, local governments and industry [annual] 3.2.1 Cooperation with GEF SGP in the commissioning and implementation of an additional [#] of community-based projects for SAP implementation 3.2.2 CSO & CO inputs elicited for planning and M&E of the SCS-SGP partnership via annual NGO forums 3.3.3 Public-private partnerships and investment plan for the implementation of the updated SAP solidified through two partnership forums to facilitate 3.2.4 Training program on science and management of SCS coastal habitats and resources for SGP proponents 3.2.5 SGP project concept notes developed and financial arrangements agreed for 20 community-based projects in support of implementing a revised SAP 3.3.1 Review of past and ongoing public-private partnerships for coastal management in SCS region 3.3.2 Identification of opportunities for private sector investment (e.g. oil and gas, fisheries, tourism) in implementation of the updated SAP 3.3.3 Two partnership forums to facilitate cooperation with private sector on implementation of the updated SAP 3.4.1 A variety of multi-media information and knowledge products based on SCS SAP implementation communications strategy 3.4.2 Regionally appropriate knowledge tools developed to support decision-making and planning. 3.4.3 The SCS project web portal <www.unepscs.org> and associated regional databases online, updated and linked to IW-Learn and other GEF Knowledge management systems 3.4.4 Active engagement with GEF IW:LEARN [1% of project resources] including participation in IW conferences and 3 experience notes 3.5.1 Biannual meetings of the Regional Task Force on Legal Matters. 3.5.2 National Working Groups established and functional. 3.5.3 Process for development of a proposed arrangement for regional cooperation defined and planned 3.5.4 National stakeholder inputs to drafting of instrument for strengthened regional cooperation facilitated via national consultations 3.5.5 Adopted instrument for strengthened regional cooperation |  | 3,500,000 | 19,272,528 |
| Subtotal |  |  |  |  | 14,280,000 | 80,651,948 |
| Project Management Cost (PMC) |  |  |  |  | 720,000 | 2,800,000 |
| Total Project Cost |  |  |  |  | 15,000,000 | 83,451,948 |

- Sources of confirmed cofinancing for the project by source and by name $)

| Sources of Cofinancing | Name of Cofinancier | Type of Cofinancing | Amount ($) |
| --- | --- | --- | --- |
| s | National Governments | In-Kind | 81,097,585 |
| Cambodia |  | In-Kind | 4,462,808 |
| China |  | In-Kind | 10,884,640 |
| Indonesia |  | In-Kind | 20,172,970 |
| Philippines |  | In-Kind | 19,793,255 |
| Thailand |  | In-Kind | 18,102,309 |
| Viet Nam |  | In-Kind | 7,681,603 |
|  | COBSEA |  | 1,854,363 |
|  | UNEP |  | 500,000 |
| Total Co-financing |  |  | 83,451,948 |

- Trust Fund Resources Requested by Agency, Focal Area and Country1

| GEF Agency | Type of Trust Fund | Focal Area | Country Name/Global | Grant Amount ($) (a) | Agency Fee ($) (b)2 | Total ($) c=a+b |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Regional | 15,000,000 | 1,350,000 | 16,350,000 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
|  |  |  |  |  |  | 0 |
| Total Grant Resources |  |  |  | 15,000,000 | 1,350,000 | 16,350,000 |

1  In case of a single focal area, single country, single GEF Agency project, and single trust fund project, no need to provide 
    information for this table. PMC amount from Table B should be included proportionately to the focal area amount in this table.

2   Indicate fees related to this project.

- Consultants working for technical assistance components:

| Component | Grant Amount ($) | Cofinancing ($) | Project Total ($) |
| --- | --- | --- | --- |
| International Consultants | 540,000 | 1,420,000 | 1,960,000 |
| National/Local Consultants | 271,500 | 614 ,500 | 271,500 |

- Does the project include a “Non-Grant” instrument? (select)

# part ii:  project JustiFication

- Describe any changes in alignment with the project design of the original PIF

There are no major changes to the project design from PIF stage.

A.1 National strategies and plans or reports and assessments under relevant conventions, if applicable, i.e. NAPAS, NAPs, NBSAPs, national communications, TNAs, NCSA, NIPs, PRSPs, NPFE, Biennial Update Reports, etc

A.2 GEF focal area and/or fund(s) strategies, eligibility criteria and priorities.

A.3 The GEF agency’s comparative advantage:

A.4 The baseline project and the problem that it seeks to address:

A.5 Incremental / Additional cost reasoning: describe the incremental (GEF Trust Fund/NPIF) or additional (LDCF/SCCF) activities requested for GEF/LDCF/SCCF/NPIF financing and the associated global environmental benefits (GEF Trust Fund) or associated adaptation benefits (LDCF/SCCF) to be delivered by the project:

A.6 Risks, including climate change, potential social and environmental risks that might prevent the project objectives from being achieved, and measures that address these risks:

# A.7 Coordination with other relevant GEF financed initiatives

- Additional information not addressed at PIF stage:

B.1 Describe how the stakeholders will be engaged in project implementation.

The primary level stakeholders in the implementation of the Strategic Action Programme are the central governments of the seven participating countries since these are the entities that must agree on, and oversee the co-ordination of actions at the regional level and support the achievement of the regional targets through the implementation of the national plans of action in each country. Other stakeholders at the national level include NGOs, the academic and research community that is in some countries organised through national organisations such as academies of science or professional societies. At the provincial and local levels stakeholders include the provincial and local government units, community groups and local associations or co-operatives of farmers, fishermen and others groups dependent upon coastal space and resources such as aquaculture producers and processing groups which are often controlled and operated by women.

The importance of different stakeholder groups at any one location reflects differences in the types of resources, and the human activities of exploitation and processing, characteristic of each area. In mangrove areas for example gleaning and catching crabs and village level processing of the catch may be undertaken by women’s groups, whilst canoe based net and trap fishing may be undertaken predominantly by men.

The project aims to provide appropriate fora in which scientists and government officials may periodically interact and exchange knowledge and experience regarding scientifically sound approaches to managing coastal resources (regional scientific conferences); together with fora designed to allow interaction between more operationally involved managers, government officers and community leaders (the Mayor’s Round Tables).

In implementing the demonstration site activities of the South China Sea Project each responsible organisation was required to establish a cross-sectorial management board Chaired by the Mayor or Provincial Governor or their Deputy. Membership of the board included representatives from all sectors of government involved in the use of coastal space, local stakeholder groups including the community, and where appropriate non-governmental and scientific organisations. Almost without exception this proved to be extremely valuable in mobilising additional and unplanned actions and resources and the model has now been adopted by several government agencies as the standard model for project management.

B.2 Describe the socioeconomic benefits to be delivered by the Project at the national and local levels, including consideration of gender dimensions, and how these will support the achievement of global environment benefits (GEF Trust Fund/NPIF) or adaptation benefits (LDCF/SCCF):

Implementation of the Strategic Action Programme will result in significant environmental stress reduction and process and environmental state benefits. The design of the SAP aligns squarely with the GEF theory of change via implementing strategies, strengthening institutional capacity via the reform of policy, regulatory and planning frameworks, and through knowledge and information activities aimed at improving information sharing and access, awareness raising, skills building, and monitoring and evaluation. Importantly, successful implementation of the SAP will result in: appropriate forms of sustainable management established for 860,000 ha of mangrove; 153,000 ha of coral reef at 82 priority sites managed sustainably, including a reduction in the decadal rate of degradation in live coral cover from 16 to 5%; conservation, management and sustainable use of 25,900 ha of known seagrass area in the South China Sea; and integrated management of 783,900 ha of coastal wetland at 19 sites, including habitat restoration and protection strengthened at priority locations. Without the support of this project and the regional coordination, guidance and technical assistance it will provide, it is unlikely that these critically important SAP targets will be met.

Importantly, the project will also make substantial contributions towards the achievement of the Sustainable Development Goals, specifically: (a) Goal 1: End poverty in all its forms everywhere – by ensuring that all men and women, in particular the poor and the vulnerable, have equal rights to natural resources, and by building the resilience of the poor and those in vulnerable situations via reducing their vulnerability to climate-related extreme events and other economic, social and environmental shocks and disasters; (b) Goal 12. Ensure sustainable consumption and production patterns – by contributing to the achievement of the sustainable management and efficient use of natural resources, and by supporting developing countries to strengthen their scientific and technological capacity to move towards more sustainable patterns of consumption and production; and (c) Goal 14. Conserve and sustainably use the oceans, seas and marine resources for sustainable development – by efforts aimed at sustainably managing and protecting marine and coastal ecosystems, conserving at least 10 per cent of coastal and marine areas, and by enhancing the conservation and sustainable use of oceans and their resources by implementing international law as reflected in UNCLOS, which provides the legal framework for the conservation and sustainable use of oceans and their resources, as recalled in paragraph 158 of ‘The Future We Want’.

This project directly addresses the issue of sustainability as the regional coordination mechanism for SAP implementation and lays out a series of steps intended to result in a regional agreement on the manner in which sustainability will be ensured beyond the life of the project. In addition through the provision of appropriate training and technical assistance to the institutions and organisations at the national level, and their active participation in the implementation of the SAP, it is anticipated that the institutional capacity to implement the updated NAPs and a revised SAP will be enhanced.

One significant and perhaps unique element of the South China Sea SAP is inclusion of detailed economic values for coastal habitat goods and services and their use in the determination of regionally applicable Total Economic Values. These were applied in an analysis of the costs and benefits of the regional actions proposed in the SAP. In some instances for example, the SAP is clearly cost effective as a modest investment of 3 million US dollars at a regional level is associated with a net benefit of 1.5 billion US dollars per annum if the mangrove targets of the SAP are met over a 5-year investment period. The SAP development process was also unique in that a key element in the process was operation of national demonstration projects and pilot projects in coastal habitat and land-based pollution management that enabled participating countries to experiment and trial new management approaches and technologies; the results of which were used to guide national planning and the development of SAP targets. Endorsed inter-governmentally in August 2008, the SAP represents the first, and presently only, common vision of the riparian countries of the SCS regarding priority cost-effective actions aimed at reversing environmental degradation of this globally significant marine basin.

The global environmental benefits derived from successful achievement of the targets of the SAP can be measured in terms of the areas of critical coastal habitats placed under sustainable management or more restricted uses in marine protected areas; and the numbers of species that these systems continue to support. For example, if the current rate of mangrove loss of 1.6% per annum can be halted or even reduced by 50%, and the decadal rate of loss in live coral cover can be reduced from 16% to 5% as specified in the targets of the SAP, then significant global environmental benefits will be achieved in the sense that significant losses of biodiversity will have been avoided. Similar losses will be avoided in the case of seagrass although as a consequence of the inadequate data and information base it is not possible to quantify the benefits in a comparable manner. Avoidance of any such losses of habitats at the global centre of shallow-water marine biological diversity represents a significant if unquantifiable global environmental benefit.

B.3 Explain how cost-effectiveness is reflected in the project design:

The Strategic Action Programme for the South China Sea encompasses an integrated, cross-sectorial environmental and natural resource management approach that is ideally suited to the unique scale of challenges facing the South China Sea marine basin while simultaneously providing a cost-effective delivery mechanism in a rapidly developing region. Through the project management framework designed for this project, synergies with existing and emerging projects at regional, sub-regional, national and local levels can be achieved and a more cost-effective and expansive engagement with stakeholders assured. This management approach will also reduce duplication and overlap thereby increasing project value. Additionally, the individual national work plans and budgets emphasize the sub-contracting of supporting national organisations rather than individual consultants. The former has been demonstrated to result in the more cost-effective delivery of high quality project outputs and result in greater national ownership of project results in the East Asian region. The project also has structures in place for the coordination of reporting and the sharing of lessons learned. This is deemed necessary to enable the cost-effective transfer of knowledge required to guide the replication and scaling-up of best practices.

- Describe the budgeted M& E plan:

The project will follow UNEP standard monitoring, reporting and evaluation processes and procedures. Substantive and financial project reporting requirements are summarized in Appendix 4. Reporting requirements and templates are an integral part of the UNEP legal instrument to be signed by the executing agency and UNEP.

The project M&E plan is consistent with the GEF Monitoring and Evaluation policy. The Project Results Framework presented in Appendix 4 includes SMART indicators for each expected outcome as well as mid-term and end-of-project targets. These indicators along with the key deliverables and benchmarks included in Appendix 6 will be the main tools for assessing project implementation progress and whether project results are being achieved. The means of verification and the costs associated with obtaining the information to track the indicators are summarized in Appendix 7. Other M&E related costs are also presented in the Costed M&E Plan and are fully integrated in the overall project budget.

The M&E plan will be reviewed and revised as necessary during the project inception workshop to ensure project stakeholders understand their roles and responsibilities vis-à-vis project monitoring and evaluation. Indicators and their means of verification may also be fine-tuned at the inception workshop. Day-to-day project monitoring is the responsibility of the project management team but other project partners will have responsibilities to collect specific information to track the indicators. It is the responsibility of the Project Manager to inform UNEP of any delays or difficulties faced during implementation so that the appropriate support or corrective measures can be adopted in a timely fashion.

The project Steering Committee will receive periodic reports on progress and will make recommendations to UNEP concerning the need to revise any aspects of the Results Framework or the M&E plan. Project oversight to ensure that the project meets UNEP and GEF policies and procedures is the responsibility to the Task Manager in UNEP-GEF. The Task Manager will also review the quality of draft project outputs, provide feedback to the project partners, and establish peer review procedures to ensure adequate quality of scientific and technical outputs and publications.

At the time of project approval 85 percent of baseline data is available. Baseline data gaps will be addressed during the first year of project implementation. A plan for collecting the necessary baseline data is presented in Appendix 5. The main aspects for which additional information are needed are updated site characterisations and information relating to legal and regulatory frameworks.

Project supervision will take an adaptive management approach. The Task Manager will develop a project supervision plan at the inception of the project which will be communicated to the project partners during the inception workshop. The emphasis of the Task Manager supervision will be on outcome monitoring but without neglecting project financial management and implementation monitoring.  Progress vis-à-vis delivering the agreed project global environmental benefits will be assessed with the Steering Committee at agreed intervals. Project risks and assumptions will be regularly monitored both by project partners and UNEP. Risk assessment and rating is an integral part of the Project Implementation Review (PIR). The quality of project monitoring and evaluation will also be reviewed and rated as part of the PIR. Key financial parameters will be monitored quarterly to ensure cost-effective use of financial resources.

A mid-term review or evaluation will take place during the first half of 2019 as indicated in the project milestones. The review will include all parameters recommended by the GEF Evaluation Office for terminal evaluations and will verify information gathered through the GEF tracking tools, as relevant. The review will be carried out using a participatory approach whereby parties that may benefit or be affected by the project will be consulted. Such parties were identified during the stakeholder analysis (see section 2.5 of the project document). The project Steering Committee will participate in the mid-term review and develop a management response to the evaluation recommendations along with an implementation plan. It is the responsibility of the UNEP Task Manager to monitor whether the agreed recommendations are being implemented.

An independent terminal evaluation will take place at the end of project implementation. The Evaluation Office (EO) of UNEP will manage the terminal evaluation process. A review of the quality of the evaluation report will be done by EO and submitted along with the report to the GEF Evaluation Office not later than 6 months after the completion of the evaluation. The standard terms of reference for the terminal evaluation are included in Appendix 9. These will be adjusted to the special needs of the project.

The GEF tracking tools are attached as Appendix15. These will be updated at mid-term and at the end of the project and will be made available to the GEF Secretariat along with the project PIR report. As mentioned above the mid-term and terminal evaluation will verify the information of the tracking tool.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

A.   Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S): (Please attach the Operational Focal Point endorsement letter(s) with this form. For SGP, use this OFP endorsement letter)

| Name | Position | Ministry | Date (MM/dd/yyyy) |
| --- | --- | --- | --- |
| Mr. Lonh HEAL | Technical Director General | Ministry of Environment, Cambodia | 22 April 2013 |
| Ms. Jiandi YE | Deputy Director | Ministry of Finance, China | 31 december 2013 |
| Mr. Dana A. KARTAKUSUMA | Special Advisor to the Minister on Economic and Sustainable Development Affairs | Ministry of Environment, Indonesia | 28 Feb 2013 |
| Ms. Analiza Rebuelta TEH | Assistant Secretary, Department of Environment and Natural Resources, Foreign Assisted and Special Projects Office | Department of Environment and Natural Resources, Philippines | 05 AUG 2013 |
| Dr Kasemsun Chinnavaso | Permanent Secretary | Ministry of Natural Resources and Environment, Thailand | 23 July 2015 |
| Dr. Van Tai NGUYEN | Director General, Institute for Strategic Policy of Natural Resources and Environment | Ministry of Natural Resources and Environment, Vietnam | 01 July 2013 |

B.  GEF Agency(ies) Certification

| This request has been prepared in accordance with GEF/LDCF/SCCF/NPIF policies and procedures and meets the GEF/LDCF/SCCF/NPIF criteria for CEO endorsement/approval of project. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Agency Coordinator, Agency name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| Brennan Van Dyke, Director, GEF Coordination Office, UNEP |  | October 7, 2016 | Isabelle Van der Beck | +1-202-974-1314 | Isabelle.vanderbeck@unep.org |

ANNEX A: Project Results Framework (either copy and paste here the framework from the Agency document, or provide reference to the page in the project document where the framework could be found).

Table 1		Results framework for project component 1

| Component | Outcomes | Indicator(s) | Baseline | Targets End of Project | Source of Verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Reducing habitat degradation and loss via national and local reforms to achieve Strategic Action Programme targets for coastal habitat management in the South China Sea | 1.1 Appropriate forms of sustainable management established for 860,000 ha of mangrove by Yr 5 | Total area (ha) of mangrove designated as national park or protected area | 14 percent (246,122 ha) of mangrove area in SCS presently managed as national park or protected area | 1.1.1 Declaration of 57,400 ha of mangrove as National Parks and Protected Areas | Official proclamations, executive orders, and ordinances establishing mangrove parks and protected areas | Adequate joint government and community commitment to manage mangrove on a protected area basis |
|  |  | Status of endorsement of management plans Total area (ha) of mangrove under management plan for sustainable use | 13 percent (225,512 ha) of mangrove area in SCS presently managed as non-conversion, extractive resource use areas (fish, crabs etc.) | 1.1.2 Designation and plans for the management of 166,600 ha of mangrove as non-conversion, sustainable use areas | Maps and site characterisations for priority mangrove sites Endorsed management plans for mangrove sites | Adequate local cooperation to agree boundaries and compile and analyse information to identify threats and agree management actions |
|  |  | Total area (ha) of presently unmanaged mangrove for which regulations/ordinances are adopted to enable sustainable management | Legal frameworks to enable sustainable management of 56 percent of mangrove area in the SCS | 1.1.3 Reform of laws and regulations for the sustainable use of 602,800 ha of mangrove forest | Endorsed policies, executive orders, provincial/local ordinances and by-laws | National and provincial/local government commitment to adopt governance reforms that reflect local needs |
|  |  | Total area (ha) of deforested mangrove land rehabilitated | Decadal rate of loss of total mangrove area from SCS is estimated at 16 percent | 1.1.4 Replanting of 21,000 ha of deforested mangrove land | Maps and aerial imagery of rehabilitated mangrove areas | Landowner commitment to convert present land-use to mangrove forest |
|  |  | Measures of ecological & environmental indicators at enrichment planting sites: forest cover; number and diversity of true mangrove species; and size and abundance of Scylla spp and Sesarma spp | Predominantly single-species mangrove reforestation initiatives over recent decades have compromised biodiversity and hazard risk reduction potential of rehabilitated mangrove areas | 1.1.5 Biodiversity increased for 11,200 ha of mangrove forest via enrichment planting | Updated site characterisations for enrichment planting sites, including ecological and socio-economic data | Appropriate selection of enrichment planting sites to minimise risks associated with: chronic pollution from shrimp farming operations; charcoal production; and storm surge inundation |
|  | 1.2 153,000 ha of coral reef at 82 priority sites managed sustainably by Yr 5, including a reduction in the decadal rate of degradation in live coral cover from 16 to 5% | Status of management capacity, including: - Human resource capacity; - Facilities and equipment; and - Sustainable financing | 13 of 82 priority coral reef sites in the SCS characterised as being sustainably management due to management capacity constraints | 1.2.1 Management capacity built for 82 coral reef sites | Assessment of government and civil society organisation competencies and mgmt. capacity developments needs Reports of capacity building initiatives | Management capacity initiatives are sufficiently well planned to accommodate biodiversity conservation and livelihood/food security needs at coral reef sites |
|  |  | Status of institutional reform for multi-sectorial, community-based and multiple use coral reef management | Predominantly single sector (environment) and centralised approach to coral reef management | 1.2.2 Management approaches (integrated, community-based, multiple use) improved at 82 coral reef sites | Reports of cross-sectorial, multi-stakeholder coral reef management bodies | Existing tensions between coral reef resource users and governments may limit community participation |
|  |  | Number of management tools developed, adopted and applied at priority coral reef sites | Coral reef management largely focused on awareness raising with limited use of management tools to address threats to coral reef sites | 1.2.3 Management tools (licensing and permit systems, seasonal closures, zoning) developed and utilized to address key threats at priority sites | Endorsed policies and executive orders provincial/local ordinances and by-laws for coral reef management | Commitment of central and local governments, as well as resource users, to jointly develop and apply management tools governing coral reef resource use |
|  |  | Status of mechanism established for monitoring coral reef management effectiveness and stress reduction | Management, ecological and environmental, and socio-economic indicator frameworks developed but not yet applied at priority sites | 1.2.4 Established mechanism for the monitoring of management, ecological and socio-economic indicators at 82 sites | Annual results reports on coral reef management at priority sites | Capacity of provincial and local level resource managers to collate nationally and regionally comparable information and data |
|  | 1.3 Conservation, management and sustainable use of 25,900 ha of known seagrass area in the South China Sea by Yr 5 | Number of sites under sustainable management Number of seagrass sites for which management regulations exist | Majority of seagrass areas in the SCS are unmanaged, or managed ineffectively, due to lack of enabling environment for zoning/regulation | 1.3.1 Twenty-one seagrass areas totalling 25,900 ha under sustainable management with supporting laws and regulations | Annual country reports on seagrass mgmt Laws and regulations enacted for seagrass management | Central and local government commitment to enact laws for seagrass management in light of development pressures |
|  |  | Number of MPA management plans containing seagrass-related management actions | Sustainable use and management of seagrass and related resources is rarely addressed in management plans for MPAs in the SCS | 1.3.2 Amended management plans for 7 existing MPAs with significant seagrass areas, to include specific seagrass-related management actions | Amended MPA management plans | Adequate local cooperation, as well as satisfaction with existing MPA management, to agree priority seagrass management actions |
|  |  | Number of newly established MPAs focused on seagrass management | MPA management in SCS predominantly focuses on strict protection of coral reef areas | 1.3.3 Designation of 7 new Marine Protected Areas focusing on seagrass areas | Official proclamations, executive orders, and ordinances establishing MPAs for significant seagrass sites | Adequate joint government and community commitment to manage seagrass on a protected area basis |
|  |  | Status of mechanism established for monitoring seagrass management effectiveness and stress reduction | Management, ecological and environmental, and socio-economic indicator frameworks developed but not yet applied at priority sites | 1.3.4 Established mechanism for monitoring management, ecological and socio-economic indicators at 21 sites | Annual results reports on seagrass management at priority sites | Capacity of provincial and local level resource managers to collate nationally and regionally comparable information and data |
|  | 1.4 Integrated management of 783,900 ha of coastal wetland at 19 sites, including habitat restoration and protection strengthened at priority locations | Number of integrated management plans developed Total area (ha) of wetland under management plan for sustainable use | Population growth, and urbanisation of the coastal fringe, combined with rapid economic growth in the SCS region places tremendous pressure on coastal wetland ecosystems | 1.4.1 Integrated management plans developed and under implementation for at least 3 lagoons (26,818 ha), 9 estuaries (614,680 ha), 5 tidal flats (96,903 ha), 1 peat swamp (45,700 ha) and 1 non-peat swamp (9,808 ha) | Adopted integrated management plans Annual implementation reports, including results of environmental stress reduction initiatives | Adequate local cooperation to agree boundaries and compile and analyse information to identify threats and agree management actions |
|  |  | Number of wetlands sites assigned protection status | The riparian states of SCS face significant pressure to convert wetlands for economic development with little focus on conservation or sustainable use | 1.4.2 Declaration of at least 7 wetland areas with protection status (i.e. non-hunting area, nature reserves, protected areas, Ramsar Sites). | Official proclamations, executive orders, and ordinances establishing protection status for wetland sites | Development pressures may result in adoption or revision of land-use policies which compromise efforts to conserve priority wetland sites |
|  |  | Status of mechanism established for monitoring wetland management effectiveness and stress reduction | Management, ecological and environmental, and socio-economic indicator frameworks developed but not yet applied at priority sites | 1.4.3 Adoption of a regional estuary monitoring scheme and its national implementation | Annual results reports on wetland management at priority sites | Capacity of provincial and local level resource managers to collate nationally and regionally comparable information and data |
|  | 1.5 National and regional level cooperation in tracking results of SAP actions for coastal habitat management | Extent and continuity of participation in regional fora for coastal habitat management Scope and uptake of joint management and planning decisions | No existing fora at national and regional level in the SCS to network coastal habitat scientists and management specialists | 1.5.1 National committees and regional networks of habitat specialists established under the SCS project revitalized and functioning | Meeting reports of periodic national habitat committees and regional working groups | Consultative processes may not elicit adequate stakeholder input and support from national participants |
|  |  | Status and extent of uptake by national Inter-Ministry committees of SAP implementation results reporting Level of congruence of national and regional indicator sets with the proposed targets and outcomes of the SAP | Results frameworks for the management of mangroves, coral reefs, seagrass and wetlands of the SCS developed through national and regional consultative process but has not yet been applied | 1.5.2 Mechanism to monitor and evaluate the impacts of SAP implementation and achievement of habitat targets operational [including agreement on standardized methods and guidelines for inventory and assessment] | Approved SAP results framework online Approved national and regional reporting templates published Annual national and regional results reports published and disseminated | Sustained commitment of senior officials with responsibility for SAP implementation to develop and operate a harmonized results monitoring and reporting system for coastal habitat management |
|  |  | Extent and continuity of local leader and local government participation in community round-table meetings Improved local relevance of SAP implementation initiatives | Limited engagement of community-based governance mechanisms in planning coastal habitat management Low level mobilization of civil society, community groups and the private sector in habitat management | 1.5.3 Community leaders and local government from priority habitat sites networked via national and regional round-table meetings to foster cooperation and knowledge sharing on achievements and best practices | Meeting reports of round-table meetings (including records of joint management decisions and participant lists) Annual reports of best practice examples of community-led SAP implementation | Existing tensions between land-owners and government agencies may limit community leader participation Internal tensions between community organisations may be exacerbated by discussions about community priorities |
|  |  | Demonstrable use of state of coastal habitat reports in national and regional planning | Baseline national habitat reports developed and require periodic uptake | 1.5.4 Biennial state of coastal habitat reports published | Published state of coastal habitat reports | Adequate national and regional mechanisms for the step-wise review of information and data used in reporting |

Table 2		Results framework for project component 2

| Components | Outcomes | Indicator | Baseline | Targets End of Project | Source of Verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
| 2. Strengthening knowledge-based action planning for the management of coastal habitats and land-based pollution to reduce environmental degradation of the South China Sea | 2.1 Enhanced information-base for coastal habitat management and action planning | Volume of remotely sensed information interpreted and made available for planning Extent of uptake of remotely sensed coastal habitat information and data in management planning and action | Rapid advancements in aerial visual survey techniques and remote sensing of inter-tidal and shallow water biomes have potential to greatly enhance coastal habitat management planning in the SCS marine basin | 2.1.1 Algorithms for the interpretation of remotely sensed information and data on coastal habitat associations and zonation developed and applied | Regional report on methodologies and procedures for the application of aerial visual survey and remotely sensed data in coastal habitat management in the SCS marine basin published and accessible online | Adequate national and local capacity to ground-truth and conduct rapid assessments for validation of remotely sensed information and data |
|  |  | Number and completeness of regionally comparable coastal habitat site characterisations Number of datasets for coastal habitat sites accessible online in centralised repositorty | Regional GIS and meta-database of SCS coastal habitat information developed but not updated since 2008 due to lack of a regional mechanism for collation and exchange of data | 2.1.2 Mechanism for collection and exchange of regional coastal habitat information and data established | Agreed site characterisation forms for the compilation of regionally comparable coastal habitat information and data GIS and meta-database online and routinely updated by SAP implementation partners | Engaging appropriate expertise to facilitate consensus on the selection of physical, biological and socio-economic variables to be used in characterising coastal habitat sites, as well as willingness of data holders to share |
|  |  | Volume of CO2 captured and stored by SCS habitats defined Extent of uptake of information on carbon sequestration and storage used in mgmt. planning | Lack of SCS specific information on carbon sequestration by coastal habitats constrains resource managers in making political case for better resourcing | 2.1.3 Role of coastal habitats of the South China Sea in the sequestration and storage of carbon quantified | Published report on the capture and storage of carbon by coastal habitats, including national and regional strategic planning recommendations, shared online | Appropriate selection of in-situ monitoring sites to minimise risks associated with: typhoon; emerging development pressures; and storm surge inundation |
|  |  | Independent peer acceptance of review Extent of uptake of review and its recommendations in updating national action plans and diagnostic analyses | Sea level rise, climate variability and change, and episodic natural disasters in SC identified as threats to sustainable management of coastal habitats | 2.1.4 Review of the potential impacts of sea level rise, climate change, and episodic events on coastal habitats of the South China Sea | Review report published and shared regionally Communications on review outcomes published by media outlets and syndicated via GEF:LME LEARN | Engaging appropriate breadth of expertise in conducting review to facilitate consensus building at both national and regional levels on findings and recommendations |
|  |  | Number of updated National Action Plans adopted Number of laws and regulations adopted to enable action plan implementation | National Action Plans for mangroves, coral reefs, seagrass and wetlands developed and implemented during period 2002-2008 | 2.1.5 Updated and adopted National Action Plans for mangroves, coral reefs, seagrass and wetlands, including enactment of supporting legislation where required | Adopted National Action Plans accessible online Executive orders, provincial/local ordinances and by-laws | Ministerial level commitment to adopt updated management plans and enact supporting legislation |
|  | 2.2 Effective integration of regional science in the management of land-based pollution | Extent of decision-maker awareness of localised v. transboundary impacts of land-based pollution in the SCS Extent of use of model outputs in revising the Strategic Action Programme for the SCS | Carrying capacity of the SCS open shelf system based on its natural capacity to assimilate contaminants, in particular nutrient inputs from land, has been modelled although findings not well known by decision-makers | 2.2.1 Nutrient carrying capacity model for the SCS marine basin used to communicate with decision-makers about the localized v. transboundary impacts of land-based pollution in the SCS | Nutrient carrying capacity accessible online Communications products available for regional and global sharing 1 * IW Experience Note | Communication strategy and products sufficiently well designed to achieve desired reach and impact |
|  |  | Extent of decision-maker awareness of SCS open shelf carrying capacity for heavy metal contaminants Extent of use of model outputs in revising the Strategic Action Programme for the SCS | Need for simple model of pollution impacts under different development scenarios, specifically as they relate to heavy metal contaminant loadings | 2.2.2 Total contaminant loading and carrying capacity of the SCS estimated via application of quantitative modeling and GIS-based techniques for seven heavy metals (Hg, Cd, Pb, Cu, Cr, As, Zn) | GIS-based model of SCS carrying capacity for heavy metal contamination developed & online Communications products available for regional and global sharing 1 * IW Experience Note | That modelling may be carried out on a 2-dimensional basis and making the assumption that the surface, mixed layer is vertically homogeneous |
|  |  | Status of initiative to quantify heavy metal contaminant impacts on: (a) water quality; (b) reproductive capacity of living resources; (c) contamination of human food sources; and (d) bio-accumulation. | Framework procedures for estimating the impacts of heavy metal contamination in SCS have been developed although not yet applied | 2.2.3 Impacts of estimated heavy metal contaminant loadings defined, quantified and communicated to decision-makers | Published report shared nationally and regionally, including national language translation where appropriate 1 * IW Experience Note | Characterisations of pollution hotspots provide adequate information regarding heavy metal contaminants and threats to environmental and public health |
|  |  | Number of heavy metal pollution hotspots characterised | Lack of regionally comparable information and data on heavy metal contaminated hotspots | 2.2.4 Characterization of heavy metal pollution hotspots | Pollution hotspot site characterisation templates developed Hotspot information accessible online | Sufficient national and local capacity, including laboratory facilities, to compile regionally comparable site characterisations |
|  |  | Number of aquaculture sites for which effluent and contaminant loadings estimated | Effluent from aquaculture and mariculture operations identified as key threat to dominant coastal biomes | 2.2.5 Quantification of effluent volumes and contaminant loadings from coastal aquaculture to the SCS marine basin | Published methodology and procedures for estimating aquaculture pollution loadings and impacts 1 * IW Experience Note | Willingness of private sector to engage and cooperate in efforts to determine environmental impact of operations |
|  | 2.3 Strengthened and harmonized national policies and laws, and supporting financial mechanism, for the management of land-based sources of pollution | Number of best practice technologies and measures tested, documented and shared | Lesson learned in community-based wastewater mgmt. in Batam, Indonesia documented and shared regionally although other examples from East Asian seas region largely focus on broad scale ICM planning | 2.3.1 National best practices in waste water management, law enforcement, and community and industry participation in managing land-based sources of pollution documented and shared | Catalogue of best practice technologies and management approaches for land-based pollution published and accessible online | Challenges and costs associated with demonstrating stress reduction benefits may constrain replication and upscaling Uptake of best practices may also be constrained if the publicizing of the benefits is inadequate |
|  |  | Extent of harmonization of sectoral governance frameworks achieved as a result of review findings | Effectiveness of existing legal and institutional frameworks limited by predominantly single sector approaches | 2.3.2 Review of legislative and institutional frameworks for land-based pollution management in participating countries | Review published and shared regionally | Willingness of sector agencies to participate in review Harmonization of governance frameworks may take longer than the period of the project |
|  |  | Number of countries participating and adopting harmonized, regionally comparable SOPs | Lack of Standard Operating Procedures for land-based pollution management | 2.3.3 Harmonized national Standard Operating Procedures for land-based pollution control and management [including agreed sediment, biota, & water quality criteria] | Regional guidelines on Standard Operating Procedures published Adopted National Standard Operating Procedures available online | Willingness of sectoral agencies to participate in the development of Standard Operating Procedures |
|  |  | Status of endorsement of national policies and enactment of laws and regulations for land-based pollution control | Absence of clear and effective policies, laws, and regulations relating to control of land-based pollution | 2.3.4 Revised national/provincial policies and supporting regulations for land-based pollution developed, enacted and implemented by Yr 5 | 6 national reports on policy and legal aspects of land-based pollution management Endorsed policy and executive orders, provincial/local ordinances and by-laws | National and provincial government commitment to reform |
|  |  | Status of endorsement of National Investment Plans Number of participating countries adopting National Investment Plans | Guidelines for assessing the economic impacts of land-based pollution developed but not yet applied as part of benefit-cost analysis of pollution mgmt. in the SCS | 2.3.5 Updated and adopted National Investment Plans for land-based pollution management in the SCS [Yr 5] | 6 endorsed National Investment Plans published and disseminated nationally and regionally | Availability of information and data to enable comparison of cost of action versus cost of inaction as part of investment planning approach |
|  |  | Status of agreement among participating countries on a sustainable financing approach for regional actions | Lack of sustainable mechanism to finance regional support actions including M&E | 2.3.6 Regional financial mechanism for land-based pollution management [Yr 5] | Endorsed regional report on sustainable financing of regional actions for land-based pollution in the SCS | Level of commitment of participating countries, development partners, and donors to invest in coordinated action |
|  | 2.4 Improved national and regional values for the Total Economic Values of coastal habitats for use in development planning and decision-making | Completeness of value information compiled for coastal biome goods and services | Values determined for SCS are incomplete as not all known goods and services from individual biomes have been valued | 2.4.1 Expanded datasets of economic valuation information on the goods and services of SCS coastal habitats | 6 national reports on economic valuation of coastal biomes, including tabulated data and reference material, published | Application of regionally consistent methodology in the collection and review of information and data |
|  |  | Status of initiative to develop national and regional estimates economic linkages between habitats and coastal fish production | Comparatively few existing values for the services provided by habitats as nursery areas for coastal living resources | 2.4.2 Estimates of the value for the service provided by coastal habitats as nursery areas for coastal fish and crustaceans | 6 national and 1 regional report on the economic contribution of coastal habitats to coastal fisheries production in the SCS, including tabulated data and reference material, published | Application of regionally consistent methodology in the collection, review and analysis of information and data |
|  |  | Status of initiative to value economic costs of coastal shipping accidents and pollution damage | No existing information linking shipping accidents to loss of economic benefits associated coastal biomes in the SCS | 2.4.3 Estimates of economic losses of coastal ecosystem goods and services consequent upon coastal shipping accidents and pollution damage | 1 regional report on the economic losses consequent upon coastal shipping accidents and pollution damage | Application of regionally consistent methodology in the collection, review and analysis of information and data |
|  |  | Status of initiative to update estimates of total economic values of coastal biomes | Economic valuation of coastal habitats used in cost benefit analysis of endorsed Strategic Action Programme actions in 2008 | 2.4.4 Updated estimates of Total Economic Values for coastal habitats of the SCS and converted to 2017 value by means of the consumer price index | 1 regional report on updated Total Economic Values for coastal habitats published and online | Application of regionally consistent methodology in the collection, review and analysis of information and data |
|  | 2.5 Regionally appropriate tools and mechanisms to guide the development of sustainable management systems for coastal habitats and land-based pollution | Status of initiative to develop and apply standards and criteria for determining the sustainability of coastal habitat management systems | Sustainable management indicator matrices developed for dominant coastal habitats but not yet applied and tested in framework of SAP implementation | 2.5.1 Regionally applicable standards and criteria for defining the sustainability of coastal habitat management systems, including documented models of sustainable use | 1 regional report documenting sustainability of management systems developed and applied at priority coastal habitat sites | Supporting communication approach and facilitation of consultative processes are sufficiently well design to ensure stakeholder engagement and participation |
|  |  | Number of best practice management measures and technologies documented, codified, and accessible via online catalogue | Lessons learned and best practices in coastal habitat management from 23 demonstration sites documented and published in peer reviewed article | 2.5.2 Online catalogue of best practice management measures and technologies for sustainable use of SCS coastal habitats and land-based pollution management | Catalogue of best practices accessible online Communications products on best practices produced and syndicated online | Internet connectivity and in provincial and local offices of environment and natural resource agencies adequate to support effective online knowledge sharing |
|  |  | Extent and continuity of local leader and local government participation in study tour and exchange initiatives Level of improved local relevance of national policy and planning efforts for reducing environmental degradation in the SCS | Limited engagement of community-based governance mechanisms in national policy and planning Low level mobilization of civil society, community organisation and the private sector in environmental investment planning | 2.5.3 Government officials, community leaders, and habitat and pollution managers exposed to on-going practices in rehabilitation, management , and pollution control and treatment via programme of study tours and exchange | Reports of study tour and exchange initiatives Annual reports of best practice examples of community level inputs to SAP implementation initiatives | Existing tensions between local leaders, land owners, and government agencies may limit community leader or government official participation Study tours and exchange initiatives are sufficiently well designed to guide uptake of best practice at provincial/community levels |
|  |  | Number of public awareness products accessible online Extent of local uptake and use of awareness products | Public awareness materials developed via TDA/SAP project compiled and accessible via SCS website | 2.5.4 Expanded South China Sea online public awareness centre, including awareness packages for local adoption | Awareness packages accessible online via a SCS SAP implementation website | Awareness materials are sufficiently well designed and shared with stakeholders to ensure uptake and desire local impact |
|  | 2.6 Updated and Ministerially adopted Transboundary Diagnostic Analysis and Strategic Action Programme, including prioritization of national management actions to address climate variability and change | Status of national and regional level consensus on contemporary issues of transboundary significance with respect to coastal habitat and land-based pollution management | TDA for SCS published in 2000 Special Issue of Ocean and Coastal Management on South China Sea published in 2013 | 2.6.1 National and regional level consensus on contemporary issues and problems, including the quantification of environmental compromises and the prioritization of problems (Yr 2) | Updated and regionally endorsed Transboundary Diagnostic Analysis for the SCS marine basin published and disseminated at national and regional levels | Securing adequate and consistent inputs of expertise may be compromised if incentives for national and regional specialists to participate in work are inadequate |
|  |  | Status of national and regional level consensus reached on priority actions for intervention Status of cost benefit analysis of comparative net benefits of alternative options for management | Strategic Action Programme endorsed in 2008 outlines priorities for management Established methodology for cost of action versus non-action in the context of SCS SAP implementation | 2.6.2 The immediate and ultimate root causes of the problems identified and consensus reached on priorities for intervention, including comparative analysis of the net benefits of alternative options (Yr 3) | Updated and regionally endorsed prioritisation of options for management intervention in the SCS Published cost benefit analysis of alternative options for coastal habitat and land-based pollution interventions | Securing adequate and consistent inputs of expertise may be compromised if incentives for national and regional specialists to participate in work are inadequate |
|  |  | Status of Ministerial adoption of an updated Strategic Action Programme for the South China Sea | Strategic Action Programme for the South China Sea endorsed inter-governmentally in 2008 | 2.6.3 National and regional consultative process to develop updated Strategic Action Programme SAP for adoption at the Ministerial level (Yr 5) | Endorsed Strategic Action Programme published | Minister-level commitment to adopt and sign the revised SAP |
|  |  | Level of demonstrable use of the regional review on sea level rise, climate change, and episodic events in SAP formulation | Evolving understanding of sea level rise, climate change, and episodic events in East Asia but not applied in context of transboundary planning in the South China Sea | 2.6.4 Prioritization of national management actions to address climate variability and change for incorporation into national policies and plans | Report of priority actions National policies and plans with demonstrable uptake of priority actions | Engaging appropriate technical expertise to identify priority national actions that achieve local benefit as well as high transboundary impact |

Table 3		Results framework for project component 3

| Components | Outcomes | Indicator | Baseline | Targets End of Project | Source of Verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
|  | 3.1 Regional and sub-regional co-operation in the integration of scientific knowledge and research outputs with management and policy making | Status of the RSTC and the uptake of the scientific and technical advice it provides Continuity of participation of RSTC members in annual meetings | Lack of a formal mechanism for the sharing of science and technical knowledge relating to the South China Sea SAP implementation | 3.1.1 Regional Scientific and Technical Committee of the SCS project functioning as a bridge between the scientific community and decision-makers [annual meetings] | RSTC Terms of Reference Annual meeting reports (documenting scientific and technical advice and participant lists) | Harnessing sufficient scientific and technical expertise across disciplines in coastal habitats, ecology, economic valuation, oceanography, land-based pollution and its impacts |
|  |  | Extent of demonstrable use of scientific knowledge exchanged during biennial conferences by central and provincial government agencies | Limited application of evidence-based approaches by central and provincial government agencies | 3.1.2 Knowledge exchanges between government and scientific community through biennial Regional Scientific Conferences | Published reports of the Regional Scientific Conferences Report on the uptake and use of regionally accumulated science | Strong and consistent support from government agencies to actively participate in scientific fora |
|  |  | Number of Mayor’s Round-Table meetings convened Number, scope & reach of communications to raise local official awareness of best practices | Four Mayors Round-Table meetings convened during period 2005-2008 and documented as a key innovation for improving local relevance of action planning and M&E | 3.1.3 Best practice exchanges between local government officials and coastal managers on science-based management via annual Mayor’s Round-Table meetings | Reports of Mayor’s Round-Table Meetings, including documented evidence of behaviour change as a result of exposure to best practice guidance | Strong and consistent support from local government officials to actively participate in fora aimed at stimulating knowledge sharing on best practice management approaches and technologies |
|  |  | Status of bilateral cooperation for transboundary resource management between (a) Cambodia and Vietnam and (b) Cambodia and Thailand Status of signature of Memoranda of Agreement | Bilateral cooperation between Cambodia and Vietnam initiated during the period 2007-2008 although this has stagnated as a result of a lack of regional coordination support | 3.1.4 Memoranda of Agreement for joint management of 2 priority transboundary water areas agreed & implemented | Signed Memoranda of Agreement outlining agreed joint actions for transboundary coastal resource management | Commitment of central governments, provincial governments, and resources users to participate in consultative processes relating to the joint management of transboundary resources |
|  |  | Extent of joint planning by both projects Number of best practices and lessons learned captured from the fisheries refugia project | Execution of the UNEP/GEF Fisheries Refugia project to commence in Q3 of 2016 through SEAFEDC and national fisheries agencies | 3.1.5 Cooperation with the GEF fisheries refugia project and other relevant regional initiatives | Reports of joint planning meeting Published revised NAPs and SAP containing section on lessons from fisheries refugia project | Commitment of SEAFDEC and UNEP to actively and constructively cooperate on identifying and sharing best practices between projects |
|  |  | Number of best practices identified Number of community organisations, local governments and industry receiving awarrds | Lack of mechanism to formally recognize and award communities, local governments and industry for innovation and generation of best practices for environmental management of the South China Sea | 3.1.6 Operational award program on best practices in coastal habitat and land-based pollution management for communities, local governments and industry [annual] | Documented examples of innovation and best practice by communities, local governments and industry Annual report of award project | Communities, local governments and industry initiatives result in innovative approaches Interest of stakeholders to participate in such a programme |
|  | 3.2 Capacity for civil society and community organization participation in SAP implementation strengthened via operational partnership with GEF SGP | Number of GEF Small Grants Programme projects commissioned and implemented in support SAP implementation | Need for strengthened mobilization of civil society and community organizations in SAP implementation | 3.2.1 Cooperation with GEF SGP in the commissioning and implementation of an additional [#] of community-based projects for SAP implementation | 5 annual reports of SGP-SAP implementation partnership | There will be sufficient number of civil society and community based organisations to act as GEF SGP proponents in support of SAP implementation |
|  |  | Extent and scope of inputs from CSOs and COs Number of NGO forums convened | Need for CSO and CO inputs to planning of an SCS-SGP partnership | 3.2.2 CSO & CO inputs elicited for planning and M&E of the SCS-SGP partnership via annual NGO forums | Reports of NGO forum meetings | That linked capacity building initiatives are sufficiently well designed to build capacity of CSOs and COs for planning |
|  |  | Extent of capacity built among SGP proponents to implement local actions in support of the achievement of SAP targets | Limited civil society and community organisation experience and capacity for coastal habitat and land-based pollution management | 3.2.3 Training program on science and management of SCS coastal habitats and resources for SGP proponents | Training modules for SGP proponents developed and accessible online | Training materials are sufficiently well planned and presented in local languages to meet needs of the staff of SGP proponent organisations |
|  | 3.3 Relationships between central and local governments and the private sector strengthened and formalized | Number of public-private partnerships identified and documented | Many private sector oganisations operate corporate social and environmental responsibility programmes but they are not aligned with SAP implementation | 3.3.1 Review of past and ongoing public-private partnerships for coastal management in SCS region | Review of report on public-private partnerships published | Engaging appropriate expertise to link information on corporate social responsibility to SAP targets and implementation priorities |
|  |  | Number of opportunities for private sector investment in SAP implementation identified | Significant commercial enterprise is conducted in waters of the South China Sea, particularly in the areas of oil and gas, fisheries and tourism | 3.3.2 Identification of opportunities for private sector investment (e.g. oil and gas, fisheries, tourism) in implementation of the updated SAP | Letters of commitment from private sector entities with regards to support for SAP implementation | Communications and engagement strategies sufficiently well planned to establish interest among private sector entities in SAP implementation |
|  |  | Status of agreement on financial arrangements for private sector and donor investment in the implementation of the revised Strategic Action Programme | Low-level mobilization of the private sector in environmental investment planning in the South China Sea | 3.3.3 Two partnership forums to facilitate cooperation with private sector on implementation of the updated SAP | Letters of investment commitment from private sector partners and donors | Limited private sector interest or alignment of donor investment strategies with revised SAP targets and actions |
|  | 3.4 Revitalization of regional mechanisms for communications, knowledge exchange, and information and data management and sharing | Number of multi-media and knowledge products produced | The SCS project produced an extensive range of knowledge products, technical guides, and training and awareness materials | 3.4.1 A variety of multi-media information and knowledge products based on SCS SAP implementation communications strategy | Multi-media information and knowledge products published and accessible online | Sufficient creative input can be harnessed to produce products that have high impact on stakeholders |
|  |  | Status of knowledge tool development to support evidence-based coastal and marine management and spatial planning | Transboundary coastal and marine mgmt. spatial planning constrained by lack of a regionally coordinated approach to harnessing sectorial expertise and knowledge | 3.4.2 Regionally appropriate knowledge tools developed to support decision-making and planning | Published synthesis reports on: climate variability in coastal systems; hazards and coastal area planning; blue forests and livelihoods; and land and marine tenure and use designation | Limited scientific understanding of the role climate variability and anthropogenic induced change on the SCS marine basin may result in climate issues dominating scientific & technical discussions |
|  |  | Number of users, volume of content accessed, and online visibility of the SCS website and associated databases | Need for media platforms and targeted communications in support of efforts to harness support for inter-ministerial coordination and policy and planning elements of SAP implementation and revision | 3.4.3 The SCS project web portal <www.unepscs.org> and associated regional databases online, updated and linked to IW-Learn and other GEF Knowledge management systems | Regional and national portals, GIS and meta-databses, repository of best practices, lessons learned and results accessible online via <www.unepscs.org> | Internet connectivity in national and regional offices is adequate to support the efficient online compilation and sharing of information and data |
|  |  | Number of IW:LEARN experience notes published | Limited regional and global sharing of information on best practices and lessons learned from investments in the SCS despite for example publication of a complete Special Issue of an academic journal on the progress to date | 3.4.4 Active engagement with GEF IW:LEARN [1% of project resources] including participation in IW conferences and 3 experience notes | Published experience notes | Retention of national and regional level staff required to resource the documentation of experiences and lessons learned as IW:LEARN experience notes |
|  | 3.5 Agreed arrangements for strengthened regional cooperation in the management of the marine and coastal environment of the South China Sea | Number of Regional Task Force meetings Continuity of participation of nationally nominated members | Regional Task Force on Legal Matters established through SCS project but presently not functioning | 3.5.1 Biannual meetings of the Regional Task Force on Legal Matters | Reports of the meetings of the Regional Task Force on Legal Matters | National government commitment to ensure continuity of participation of nominated members |
|  |  | Number of National Working Group meetings Continuity of participation of nationally nominated members | National Working Groups established through SCS project but presently not functioning | 3.5.2 National Working Groups on established and functional | Reports of the meetings of National Working Groups | Adequate incentive structures are in place nationally to secure adequate expertise to consider matters relating to cooperation |
|  |  | Status of agreement on identified process | Framework process developed but requires national and regional consultation | 3.5.3 Process for development of a proposed arrangement for regional cooperation defined and planned | Report outlining agreed process | Adequate planning and facilitation to support consensus building |
|  |  | Extent of national stakeholder input to drafting phase of instrument for cooperation | SAP formulation benefited from an emphasis on consensual planning and decision making | 3.5.4 National stakeholder inputs to drafting of instrument for strengthened regional cooperation facilitated via national consultations | Reports of national stakeholder consultation process | Adequate planning and facilitation to elicit national inputs required to support consensus building |
|  |  | Status of adoption of the instrument | Participating countries agreed in the SAP, and in endorsing the PIF for this project, to explore the development of an instrument for strengthened regional cooperation | 3.5.5 Adopted instrument for strengthened regional cooperation | Adopted instrument | Government commitment to cooperate on matters relating to coastal and marine environmental management in the South China Sea basin |

ANNEX B: Responses to Project Reviews (from GEF Secretariat and GEF Agencies, and Responses to Comments from Council at work program inclusion and the Convention Secretariat and STAP at PIF).

Response to GEF Secretariat Review

| Review Sheet Questions | GEF Sec comments to be addressed at CEO endorsement | Responses |
| --- | --- | --- |
| 4. Is the project aligned with the focal area/multifocal areas/ LDCF/SCCF/NPIF results framework and strategic objectives? For BD projects: Has the project explicitly articulated which Aichi Target(s) the project will help achieve and are SMART indicators identified, that will be used to track progress toward achieving the Aichi target(s). | Yes the project is aligned with the IW focal area Results Framework and the Strategic Objectives. Please do at time of CEO Endorsement articulate which Aichi targets that the project will be working towards supporting, as it appears that this specific proposed investment will potentially be having a quantifiable impact towards achieving one of more of these targets. | Alignment of SAP actions with CBD targets was a key consideration in SAP formulation as detailed in the background section of the project. Accordingly, the design of the results framework for the SAP project, which focused on achievement of SAP targets, also aimed where possible to align outcomes with the Aichi process. This project will therefore make significant contributions to the achievement of all Aichi Strategic Goals and more than half of the 20 Aichi targets. This is noted throughout relevant sections of the Project Document, although a detailed description of the alignment of project targets and activities with the Aichi goals and targets is provided in the section on policy conformity and anticipated Global Environmental Benefits. It is noted that the design of the project also took place in the context of the emergence of the Sustainable Development Goals (SDGs), and the Project Document also outlines the expected contributions of the initiative to the achievement of these. |
| 7. Are the components, outcomes and outputs in the project framework (Table B) clear, sound and appropriately detailed? | For PPG phase, please: a) address the imbalance in Component 2, which is heavily focused on research, monitoring, assessments and modeling with only 2 of the 25 outputs addressing action - more consideration needs to be given to national policies (e.g. regulations, incentives); b) ensure quantitative targets in the outputs; and, c) ensure the Global Program of Action for LBS is incorporated. | While the consultative PPG process revealed a reluctance of the participating countries to deviate from the project framework endorsed by their OFPs, it was agreed that the purpose of the technical activities of Component 2 be clearly described in terms of the contributions they will make in informing and refining the national and provincial reforms required to achieve the environmental stress reduction/environmental state targets of Component 1, and the update of the TDA and SAP to reflect, for example, more comprehensive datasets on the economic values of coastal habitat goods and services, estimates of heavy metal pollutant loadings and the related carrying capacity of the SCS basin under various loading scenarios, and the roles of ‘blue forests’ in carbon sequestration. This approach also corresponds with the STAP suggestion that priority be realigned if possible to knowledge based learning (Component 2) activities of the project. In accommodating this GEF Sec suggestion, at PIF stage an almost double weighting in terms of the programming of project resources was assigned to Component 1 to ensure the on-the-ground efforts to achieve the GEB’s associated with that component are successfully implemented. |
| 10. Is the role of public participation, including CSOs, and indigenous peoples where relevant, identified and explicit means for their engagement explained? | Yes the roles of the different stakeholder groups have been loosely described, but will need to be described in much more detail at the time of CEO endorsement. | The roles of stakeholders, particularly community representatives, have been more clearly defined and, importantly, mechanisms for their engagement and integration have been defined and reflected in various targets and indicators. Indeed a number of project targets relate to strengthening community stakeholder participation in SAP implementation. Mechanisms for the tracking of stakeholder participation and activities to develop ‘community to cabinet’ stakeholder engagement strategies are planned and budgeted. A key guiding principle for the project ‘Catalysing community action via locally driven solutions’ was agreed during project preparation and acknowledges that locally-driven solutions to key issues influencing coastal sustainability and resilience are a necessity given the high levels of coastal community dependence on natural resources for nutritional security and livelihoods, a disproportionately high percentage of the world’s population residing in coastal areas of the basin, and a highly variable environment characterised by numerous coastal hazards. |

Response to STAP Comments

| STAP screen comments | Responses |
| --- | --- |
| STAP refers to the findings and recommendations in the 2012 GEF Impact Evaluation of the GEF in the South China Sea and adjacent areas and notes that issues raised in this evaluation are only to a very limited degree considered in the PIF. Specifically this relates to what is noted as the "Reluctance of countries to support initiatives addressing regional transboundary environmental concerns and global environmental benefits" and the "Differences in extent of country support for environmental multilateral mechanisms, and currently heavy dependence of regional environmental mechanisms on donor funding, including GEF support". STAP agrees with the recommendation in the evaluation report that GEF "should more clearly define the role and linkages of regional mechanism/s in the context of its broader regional strategy, and ensure country and donor commitments to increasing levels of co-financing to cover the full costs of regional services by the end of the next phase of support." | The Ministers responsible for the environment have previously formally endorsed, at the inter-governmental level, a Strategic Action Programme for the South China Sea. A revised SAP to be signed by Ministers, aimed at continuing the SAP approach to the management of the SCS was confirmed in the preparation of this project as a key result. Similarly, participating countries have provided a high-level of input into the formulation of options for strengthening cooperation in the South China Sea, and have agreed to explore through the present project the agreement of an arrangement for longer-term cooperation. While preparation of this project has proceeded on the basis of the recommendations of the SCS Impact Evaluation, such recommendations were not complemented by any clear policy guidance regarding a 'regional strategy' of the GEF as alluded to by the STAP. While the emphasis of this project is on supporting the participating countries to meet the targets of the SCS SAP, which must be considered globally significant, this STAP comment raises a pertinent point about alignment of national budget and planning processes, as well as donor support, with longer-term commitment. In this connection, it is noted that the present project has secured co-financing commitments in excess of five-fold those realized during SAP formulation, and has embedded targets in the results framework that relate to the sustainable financing of the operational, scientific and technical, and cooperative aspects of future arrangements aimed at halting environmental degradation in the South China Sea. |
| STAP refers to the STAP issues paper "The Political Economy of Regionalism: The Relevance for International Waters and the Global Environment Facility" (in print) and its three key findings that are relevant during project preparation. The first finding identifies the need to engage with stakeholders to explore how a GEF intervention could synchronize national and regional concerns, incentives and benefits to create a buy in at both the national and regional levels for cooperation. To do to this the preparation phase should undertake a regional governance baseline analysis that assesses the regional institutional frameworks and how they best could deliver GEBs. It will be critical to understand the regional political and economic context when designing the intervention. | In preparation for this project, a comprehensive review of legal aspects of environmental management in the South China Sea and Gulf of Thailand was undertaken. This includes an overview of obligations concerning regional cooperation under global environment conventions, including: assessments of the status of international environment conventions in the South China Sea area; and summaries of obligations regarding regional cooperation under global conventions. This is complemented by an analysis of regional and sub-regional agreements and soft laws on marine environment in the South China Sea which includes: a summary of regional and sub-regional agreements and soft laws; an assessment of environmental cooperation among Southeast Asian countries; and a detailed overview of the scope and mandate of regional and sub-regional programmes and projects in the South China. This legal review is concluded with a comparative analysis of national legislation on the coastal and marine environment of the South China Sea. The latter includes: a summary of the general status and hierarchical structure of environmental legislation; a review of instruments and mechanisms utilised to protect the marine environment (e.g. legally mandated instruments and mechanisms, non-legally binding and policy instruments, and application of local practices and knowledge);and detailed summaries of national institutional arrangements for coastal and marine environmental management, including mechanisms for enforcement and compliance. A review of instruments and mechanisms for strengthening marine environmental cooperation in the South China Sea was also undertaken in preparation for this present initiative. This includes an overview of the need for cooperation, from the perspectives of ecological, legal, and socio-economic mandates. Importantly the review includes a detailed review of cooperative efforts for marine environmental protection outside of the South Sea, to identify global lessons learned and examples of best practice, and draws on the abovementioned review of legal aspects of environmental management, to present recommended options for strengthened cooperation. The review also examines the underlying challenges to regional cooperation and presents proposed requirements, or recommended fundamental elements, of efforts to strengthen cooperation. The ecological, socio-economic and political viability of each of the proposed options has also been examined and included in the background and baseline section of the Project Document. |
| STAP notes that the risk table in the PIF is not comprehensive and in particular omits to assess the risk that the Memorandum of Understanding concerning co-ordination of actions undertaken to implement the Strategic Action Programme for the South China Sea will NOT be signed at Ministerial level during the PPG phase. Further the reluctance to engage in initiatives involving ecosystems in disputed areas is another risk to be considered. | It is noted that, activities undertaken during SAP formulation and those to be implemented by the present project have and will not address issues in areas of jurisdictional dispute. Indeed activities of the coral reef component are restricted to coastal, or non-oceanic coral reefs (as defined by Charles Darwin), and do not intend to blur the distinction between resolving jurisdictional matters and those aimed at meeting immediate, and perhaps dire, issues relating to the conservation of globally significant biological diversity embedded in the SAP targets. In this connection, a detailed risk assessment associated with meeting the SAP targets has been undertaken and included in the Project Document. This covers a wide range of social, political, capacity and organizational risks for which risk mitigation strategies have been agreed among stakeholders and further outlined in the Project Document. |
| A key objective of the proposed project would in STAP's view not be to update the current TDA and SAP but rather to focus on facilitating regional and national level integration and cooperation (component 3) and knowledge based learning (component 2). Investment oriented activities as noted in component 1 could be supported as part of the current implementation of the NAPs and co-financing for those implementation activities be clearly identified so that the GEF finances the incremental costs. | While the consultative PPG process revealed a reluctance of the participating countries to deviate from the project results framework endorsed by their OFPs, it was agreed that project initiatives would primarily focus on the national and provincial reforms required to achieve the environmental stress reduction and environmental state targets of Component 1. In this connection, more than half of project resources are programmed and directed towards on-the-ground activities to achievement of the initiative's anticipated GEBs. Given the extensive and updated set of baseline information and data compiled for this project, as evidenced in part by the recent publication of a special issue of an international, peer-reviewed, academic journal devoted to this initiative, as well as the background and baseline sections including in this Project Document, it is anticipated that costs associated with updating the TDA and SAP will be marginal. An additional benefit anticipated from the inclusion of the TDA/SAP targets relates to the fact that the intervention strategy of the Project Document embeds the finalization of other regionally significant knowledge products, and the effective sharing of these in support of national and regional planning, as key milestones or outputs. This approach is based one of the key guiding principles of the project which focuses on solving problems by negotiating outwards. |
| From a technical perspective spatial planning is included as an element of the above-mentioned fish refugia project, but is not mentioned within the present PIF, presumably because the SAP, published in 2008, did not deal with the issue beyond its use in engagement of the fishing community. However, STAP advises that the proposed project should take on board the opportunity to apply marine spatial planning (MSP), for example under Component 3, at a strategic level in each participating country to foster inter-ministerial collaboration over geo-spatial issues beyond fisheries and also on the agenda for Component 2 to have MSP inform the work on total economic valuation of coastal systems. | A key guiding principle for the project identified during preparation, and outlined in the intervention strategy section of the Project Document, is the ‘Application of Marine Spatial Planning in Strategic Action Plan Implementation’ and is based firmly on: (a) the outcome document of Rio+20, entitled “The Future We Want”, in which world leaders reaffirmed the importance of area-based conservation measures, including marine protected areas, as a tool for the conservation of biological diversity and the sustainable use of its components; and (b) Aichi Biodiversity Target 11, which states that by 2020, 10 per cent of coastal and marine areas, especially areas of particular importance for biodiversity and ecosystem services, are to be conserved through effectively and equitably managed, ecologically representative and well-connected systems of protected areas and other effective area-based conservation measures. In this connection, project activities focused on establishing marine protected areas and other area-based conservation measures, and the effectiveness of management at these sites, will be undertaken within the broader, multi-sectoral planning context that Marine Spatial Planning approaches provide. This will improve collaboration amongst multiple users of the marine environment as a means to conserve marine and coastal biodiversity while at the same time addressing human needs, including livelihood considerations across coasts around estuaries and coral reefs, in near shore lagoon environments and mangroves and seagrass habitats. Accordingly, the project is aligned closely with the Aichi Strategic Goal C ‘To improve the status of biodiversity by safeguarding ecosystems, species and genetic diversity’. This strategic design consideration, in part based on the STAP guidance, aims to guide effective inter-linkages with the SEAFDEC/UNEP/GEF fisheries refugia initiative and other work of the project on economic valuation, determine the impact of land-based pollution of the SCS under various loading scenarios, and planning for national-level responses to issues relating to climate variability and change. |

# ANNEX C: Status of Implementation of Project Preparation Activities and the use of Funds

Provide detailed funding amount of the PPG activities financing status in the table below:

| PPG Grant Approved at PIF: USD 300,000 |  |  |  |
| --- | --- | --- | --- |
| Project Preparation Activities Implemented | GEF/LDCF/SCCF/NPIF Amount ($) |  |  |
|  | Budgeted Amount | Amount Spent To date | Amount Committed |
| National Consultations | 122,000 | 75,000 | 47,000 |
| Consultant: Background Research/Road mapping | 37,500 | 37,500 |  |
| Consultant: Project Formulation Specialist | 37,500 | 37,500 |  |
| National contract to secure national inputs | 60,000 | 60,000 |  |
| Regional Workshop | 33,000 | 0 | 33,000 |
| Website | 10,000 | 10,000 |  |
| Total | 300,000 | 220,000 | 80,000 |
|  |  |  | 0 |
|  |  |  | 0 |

ANNEX D: Calendar of expected reflows (if non-grant instrument is used)

Provide a calendar of expected reflows to the GEF/LDCF/SCCF/NPIF Trust Fund or to your Agency (and/or revolving fund that will be set up)

N/A

Project ID number will be assigned by GEFSEC.

Refer to the Focal Area Results Framework and LDCF/SCCF Framework when completing Table A.

It is noted that, activities undertaken during SAP formulation and those to be implemented by the present project have and will not address issues in areas of jurisdictional dispute. Indeed activities of the coral reef component are restricted to coastal, or non-oceanic coral reefs (as defined by Charles Darwin), and do not intend to blur the distinction between resolving jurisdictional matters and those aimed at meeting immediate, and perhaps dire, issues relating to the conservation of globally significant biological diversity embedded in the SAP targets.

TA includes capacity building, and research and development.

To be calculated as percent of subtotal.

For questions A.1 – A.7 in Part II, if there are no changes since PIF and if not specifically requested in the review sheet at PIF stage, then no need to respond, please enter ‘NA’ after the respective question

If at CEO Endorsement, the PPG activities have not been completed and there is a balance of unspent fund, Agencies can continue undertake the activities up to one year of project start. No later than one year from start of project implementation, Agencies should report this table to the GEF Secretariat on the completion of PPG activities and the amount spent for the activities.