PROJECT IDENTIFICATION FORM (PIF)

Project Type:

Type of Trust Fund:

For more information about GEF, visit TheGEF.org

PART I: Project INFORMATION

| Project Title: | NAMA Pilot Implementation of Technology Transfer Projects in the Industrial Sector of the Cundinamarca-Bogotá Region |  |  |
| --- | --- | --- | --- |
| Country(ies): | Colombia | GEF Project ID: | 5841 |
| GEF Agency(ies): |  | GEF Agency Project ID: | 5190 |
| Other Executing Partner(s): | Environment and Business Corporation (CAEM) | Submission Date: Resubmission Date: | 2014-04-30 2014-06-06 |
| GEF Focal Area (s): |  | Project Duration (Months) | 36 |
| Name of parent program (if applicable): - For SFM/REDD+ □ - For SGP □ |  | Agency Fee ($): | 164,016 |

00

- indicative Focal AREA STRATEGY Framework:

| ### Focal Area Objectives | ### Trust Fund | ### Indicative ### Grant Amount ### ($) | ### Indicative Co- ### Financing ### ($) |
| --- | --- | --- | --- |
|  | GEFTF | 1,432,982 | 8,269,739 |
|  | GEFTF | 293,502 | 1,346,237 |
| Total Project Cost |  | 1,726,484 | 9,615,976 |

- indicative PROJECT Framework

| Project Objective: To promote technology transfer through the development NAMA pilot projects in the industrial sector of the Cundinamarca-Bogotá region resulting in line with Colombia's low carbon development strategy |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Indicative Grant Amount ($) | ### Indicative Cofinancing($) |
| 1. Strengthening the capacity of the industrial sector to establish a GHG emission BAU reference baseline | TA | 1. Technical, financial and commercial capacity of the industrial sector for the accounting and delivery of GHG emission reductions in the implementation of technology pilots strengthened | 1.1. Greenhouse gas inventory system with standardized baselines and grid emission factors in place to monitor the business-as-usual and mitigation scenarios of the technology transfer pilots undertaken by the Cundinamarca-Bogota’s industrial sector in compliance with the Bogota Chamber of Commerce’s CAEM best operational energy practices (BOEPs) 1.2. GHG guidelines and learning materials on standardized baselines and grid emission factors relevant for the compliance with the technical, financial and commercial aspects of CAEM’s BOEPs by the industrial sector in the Cundinamarca-Bogota region during the implementation of technology transfer pilots 1.3. Training and development activities involving industrial sector companies and energy service providers which contribute to the development of an integral business vision and benefits of the compliance with the technical, financial and commercial aspects of CAEM’s BOEPs in the Cundinamarca-Bogota region | GEFTF | 360,000 | 904,611 |
| 2. Implementation of NAMA technology transfer pilots in line with the identified and prioritized mitigation actions in the industrial sector | TA | 2. NAMA pilots by the industrial sector addressing the technical, financial and commercial aspects of technology transfer identified, prioritized and undertaken | 2.1. Industrial sub-sector prioritization of NAMA technology transfer pilots based on energy characterizations such as marginal abatement cost curve, GHG emission reduction/cost per tCO2e potential, energy productivity, combined technical, financial & commercial feasibility potential, and socio-economic co-benefits 2.2. Design and implementation of public policy and financial models such as performance based payments, crediting mechanisms or other instruments to promote NAMA technology transfer pilots in Cundinamarca-Bogotá | GEFTF | 120,000 | 900,000 |
|  | Inv |  | 2.3. Portfolio of approx. 80 NAMA technology transfer pilot investments in the Cundinamarca-Bogota region that apply the CAEM’s BOEPs in technical innovation, technological adaptation and industrial conversion processes with the highest environmental impact (both in terms of GHG but also potentially short-lived climate pollutants) according to defined energy characterizations (e.g. marginal abatement cost curve, GHG emission reduction/cost per tCO2e potential, energy productivity, combined technical, financial & commercial feasibility potential, and other socioeconomic co-benefits) including: - Forty five (45) projects for energy optimization in fuel consumption; - Eight (8) projects for the adaptation and/or substitution of clean fuels; and, - Twenty seven (27) projects for improving productive processes in terms of energy efficiency and operations optimization. (Note: the specific technical innovation and technological industrial projects will be confirmed during the project preparatory stage for CEO endorsement / approval consideration) *Source: CAEM |  | 860,593 | 5,580,269 |
| 3. MRV and replication of environmental impact of NAMA technology transfer pilots in the industrial sector | TA | 3. MRV verification system, national registry and monitoring of actual GHG emission reductions, technical, financial and commercial prowess of NAMA industrial technology transfer pilots for future scale-up operationalized | 3.1. Measurement, reporting & verification and monitoring of energy and mitigation indicators including marginal abatement cost curve, GHG emission reduction/cost per tCO2e potential, SLCP mitigation, energy productivity, combined technical, financial & commercial feasibility potential, and other socioeconomic co-benefits to identify 3 success cases (1 in each technology pilot type) for replication/scale-up 3.2. Dissemination of lessons learned and best practices on NAMA piloted technical innovation and conversion processes in Cundinamarca-Bogota’s industrial sector for the technology transfer and potential application in four (4) other regions nationwide 3.3. Institutional coordination, financial and partnership mechanisms in place for the sustainability and replication of future NAMA technology transfer pilot interventions in the industrial and other sub-sectors in Colombia | GEFTF | 228,938 | 1,356,917 |
| Subtotal |  |  |  |  | 1,569,531 | 8,741,797 |
| Project Management Cost (PMC) |  |  |  | GEFTF | 156,953 | 874,179 |
| Total Project Costs |  |  |  |  | 1,726,484 | 9,615,976 |

- Indicative Co-financing for the project by source and by name if available, ($)

| Sources of Cofinancing | Name of Cofinancier | Type of Cofinancing | Amount ($) |
| --- | --- | --- | --- |
| Private Sector | Bogotá Chamber of Commerce | Grant | 600,000 |
| Private Sector | Bogotá Chamber of Commerce | In-Kind | 222,223 |
| GEF Agency | UNDP | In-Kind | 200,000 |
| Private Sector | Industrial sector companies | Grant | 5,092,920 |
| Private Sector | CAEM | In-Kind | 300,000 |
| Others | Swisscontact, International and National cooperation | In-Kind and Grant | 2,100,000 |
| National Government | Ministries of Environment and Sustainable Development (MADS) , and Mines and Energy (UPME) | In-Kind | 1,100,833 |
| Total Cofinancing |  |  | 9,615,976 |

- Indicative trust fund RESOURCES ($) Requested by Agency, Focal Area and Country1

| GEF Agency | Type of Trust Fund | Focal Area | Country Name/Global | Grant Amount ($) (a) | Agency Fee ($) (b) | Total ($) c=a+b |
| --- | --- | --- | --- | --- | --- | --- |
| UNDP | GEFTF | Biodiversity | Colombia | 419,622 | 39,864 | 461,795 |
| UNDP | GEFTF | Climate Change | Colombia | 1,306,862 | 124,152 | 1,438,205 |
| Total Grant Resources |  |  |  | 0 | 0 | 0 |

1 In case of a single focal area, single country, single GEF Agency project, and single trust fund project, no need to provide information for this table. PMC amount from Table B should be included proportionately to the focal area amount in this table.

2Indicate fees related to this project.

- Project preparation grant (ppg)

Please check on the appropriate box for PPG as needed for the project according to the GEF Project Grant:

Amount	Agency Fee

Requested ($)	for PPG ($)

- (up to) $50k for projects up to & including $1 million	………		………

- (up to) $100k for projects up to & including $3 million	100,000	 *	9,500

- (up to) $150k for projects up to & including $6 million	………		………

- (up to) $200k for projects up to & including $10 million	………		………

- (up to) $300k for projects above $10 million		………		………

* The output of the PPG activities will be readily available for the upcoming national reports and identified prioritized NAMAs

PPG   Amount requested by agency(ies), focal area (s) and country(ies) for MFA and/or MTF project only

| Trust Fund | GEF Agency | Focal Area | Country Name/ Global | (in $) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | PPG (a) |  | Agency Fee (b) |  | Totalc=a+b |
| (select) | (select) | (select) |  |  |  |  | 0 |  |
| Total Grant Resources |  |  |  | 0 | 0 |  | 0 |  |

MFA: Multi-focal area projects;	MTF: Multi-Trust Fund projects.

part ii:  project JustiFicatioN

- Project Overview

A.1. Project Description. Briefly describe the project, including ; 1)the global environmental problems, root causes and barriers that need to be addressed; 2) the baseline scenario and any associated baseline projects; 3) the proposed alternative scenario, with a brief description of expected outcomes and components of the project; 4) incremental cost reasoning and expected contributions from the baseline , the GEFTF, LDCF/SCCF and co-financing; 5) global environmental benefits (GEFTF, NPIF) and adaptation benefits (LDCF/SCCF); 6) innovativeness, sustainability and potential for scaling up

- Colombia has submitted two National Communications (NCs) to the United Nations Framework Convention on Climate Change (UNFCCC). Within the context of these NCs, four (4) national greenhouse gas (GHG) inventories have been conducted (in 1990, 1994, 2000 and 2004). According to the recent inventory, Colombia emitted in 2004 approximately 180,000 GtCO2e. The industrial sector contributed to 12.38% of these total emissions (7.28% coming from burning fossil fuels. At the sub-national level, the Regional Integral Climate Change Plan for the Capital Area in Colombia (PRICC) conducted a GHG emissions inventory for the department of Cundinamarca (city of Bogotá), using 2008 as reference year. Total GHG emissions were estimated to 22,962 Gg CO2e per year, out of which 10,454 Gg CO2e correspond to Cundinamarca, and 12,508 Gg CO2e to Bogotá. Out of the total emissions in Cundinamarca, 56% come from the energy sector (use of fossil fuels for energy production, transport, industry and commerce), 35% from agriculture, 6% from waste and 3% from industrial processes (cement, coke, glass and substitute production). In Bogotá city the emissions are distributed according to the following: 73.3% energy (use of fossil fuels for energy production, transport, industry and commerce, 24,8% waste, 1,6% industrial processes (cement, coke, glass and substitute production) and 0.3% agriculture. Although the industrial sector is not the only source of emissions in the Bogotá-Cundinamarca region, it accounts for an important share at the national level, being a sector of high economic and social importance (12% of GDP). - The industrial sector consists of small and medium sized companies that require support from government and different private sector actors to develop new technologies for productive transformation and systematic approaches towards a more efficient use of resources, as these will benefit their competitive market position. Energy consumption in this sector represents 7% of Colombia’s total annual emissions, according to the 2004 GHG inventory. In order to avoid the accelerated growth of emissions in the following years several mitigation actions have been put forth in both the larger scale and the small and medium segment of the industrial sector. As such, the industrial sector is prioritized within the Colombian Low Carbon Development Strategy (CLCDS). The CLCDS is a development planning short-, medium- and long-term programme, which is the country’s overarching Nationally Appropriate Mitigation Actions (NAMA) policy framework led by the Ministry of Environment and Sustainable Development (MADS) and supported by the National Planning Department (DNP) and the relevant sectorial Ministries. The strategy seeks to decouple GHG emissions growth from national economic growth. Within the framework of the CLCDS different technical studies have been conducted, among them abatement cost curves for the industrial sector. This study, which was carried out in 2010 by the Andes University, which preliminarily identified the mitigation potential and costs of measures and actions that could be implemented in the industrial sector, with a main focus on technological transformation and energy efficiency. These type of projects were identified by Bogota’s Chamber of Commerce Business and Environment Corporation (CAEM) in 2012, during the implementation of the OPEN program (Programa de Promoción de Oportunidades de Mercado para Energías Limpias y Eficiencia Energética), which carried out energy and technology needs assessments of Colombia’s SMEs, including the identification of barriers for their implementation (as also underscored in Colombia’s TNA submitted to the UNFCCC). Additionally, the PRICC was completed in 2013 recommending a portfolio of mitigation measures and prioritized mitigation projects specifically designed for the Bogotá-Cundinamarca region in the industrial sector, amongst other key sectors (e.g. transport, agriculture, mining, solid waste, residential). Despite the inclusion of the industrial sector in Colombia’s NAMA framework, there has not been any implementation of pilot projects due to the following barriers: Barrier Type; Barrier Descriptions. Regulatory / Compliance: Lack of support to industrial companies to improve their environmental performance and compliance; - Unawareness by industrial companies of the existent regulations and compliance measures related to environmental performance in their operations, and their impact on the sectoral NAMA mitigation strategy - Lack of incentives related to financial strategies and access to clean technologies, which would help companies to achieve compliance targets (e.g. limited linkage of GHG emission reductions with environmental benefits) - The lack of experience of developing enforcement measures for performance of existing standards is a major hurdle for accelerating market penetration of more efficient energy technologies (e.g. performance based payments) - Weak performance of institutions implementing incentives for environmental compliance in the industrial sector - Several norms and regulations that affect the industrial sector but none are wholly focused on the energy aspect - No standard guidelines from financiers or developers exist to analyze energy efficiency investments. Technological / Technical Expertise: None or limited knowledge of alternative methods; - Scarce technical capacity to identify the potential for technological conversion processes due to lack of access to specialized expertise in these processes - Limited unawareness of existing technological conversion options related to efficient energy consumption and alternative energy sources (e.g. mitigation options identified under Colombia’s NAMA for the industrial sector) - Lack of implementation of methodologies for the formulation, registry, and measurement and monitoring of energy and climate change indicators which measure the environmental performance of each company (e.g. MRVs) - The sectorial energy characterization changes constantly, which makes the consolidation of up-to-date and verified information supporting mitigation opportunities difficult. Market / Financial: Limited access to capital to uptake new industrial methods; - Unawareness from small industrial companies of the importance and need to conduct economic and financial viability analysis related to planned technological conversion investments - Limited access to existing credit lines, which rarely are specialized in financing energy efficiency and climate change related projects. - Low financial capacity for the implementation of technological conversion and innovation projects. - Lack of capacity for the creation and development of new financial models linked to energy efficiency. - The comprehensive analysis of the above barriers, confirming their extent, nature, root causes and interrelationship, will be included in the final project document at the CEO endorsement stage. To overcome these barriers, this project proposes to implement technological conversion projects with energy intensive companies located in the Bogotá-Cundinamarca region, which contribute to mitigate climate change through technology transfer, optimization of energy consumption and the promotion of clean energy sources, reducing greenhouse gas (GHG) & short-lived climate pollutant (SLCP) emissions. The project proposes to: a) carry out technological adaptations and modifications for the efficient use and optimization of energy related to fuel consumption; b) execute projects that improve productive processes to increase energy efficiency and optimization of company operations; c) promote the implementation of technological conversion and transfer projects for the adaptation and substitution towards clean fuels; and, d) transfer of experiences and lessons learned to other regions in the country, including a NAMA proposal as a model of technological reconversion for Colombian companies. - This proposal will focus on the most representative industrial sub-sectors of Bogotá and Cundinamarca, which are characterized by high energy consumption and consequently also as a source of highly contaminating emissions. These sub-sectors are: food products, chemicals, textile, metallurgy and ceramic production. The same sub-sectors are prioritized by the Colombian Low Carbon Development Strategy (CLCDS) and some of them have also been identified as key sub-sectors in the GHG inventory conducted by PRICC, and included in the PRICC mitigation portfolio for the Bogotá-Cundinamarca region to be completed by the end of 2013. The project is geared towards piloting the NAMA approach in the industrial sector of this region, which represents 40% of the national industry. Its implementation would serve the purpose of designing and validating the methods for the implementation of a future NAMA for Colombia’s small and medium enterprise (SME), representing 90% of the industrial sector. As one of the six sectors prioritized under the CLCDS, the project would build on UNDP’s Low Emission Capacity Building (LECB) programme, which is already supporting several NAMA readiness and preparation activities (see further details on Annex 1), such as: (a) the design and implementation of plans, policies and measures in low carbon development; (b) design and construction of an MRV system; and (c) the capacity building efforts of the CLCDS. The project proposes to gather a group of maximum eighty (80) companies to develop a process for the identification and implementation of conversion projects, out of which forty five (45) are for energy optimization in fuel consumption, eight (8) for the adaptation and/or substitution for clean fuels (27) are projects for improving productive processes through energy efficiency and operations optimization. All these projects together will contribute to mitigation of GHG and SLCPs that cause climate change, to reduce the other negative environmental impacts caused by these emissions, and to ameliorate the efficiency in the productive processes of the companies. To obtain expected results, the project will be structured across the following of three (3) components: - Component 1: Strengthening the capacity of the industrial sector to establish a GHG emission BAU reference baseline– The technical, financial and commercial capacity of the industrial sector for the accounting and delivery of GHG emission reductions in the implementation of technology pilots needs to be strengthened. As a result of this component, industrial sector companies and energy service providers will have an integral business vision to promote technology transfer, while complying with applicable regulations. The indicative outputs from this component are as follows: (1.1) Greenhouse gas inventory system with standardized baselines and grid emission factors in place to monitor the business-as-usual and mitigation scenarios of the technology transfer pilots undertaken by the Cundinamarca-Bogota’s industrial sector in compliance with the Bogota Chamber of Commerce’s CAEM best operational energy practices (BOEPs); (1.2) GHG guidelines and learning materials on standardized baselines and grid emission factors relevant for the compliance with the technical, financial and commercial aspects of CAEM’s BOEPs by the industrial sector in the Cundinamarca-Bogota region during the implementation of technology transfer pilots; (1.3) Training and development activities involving industrial sector companies and energy service providers which contribute to the development of an integral business vision and benefits of the compliance with the technical, financial and commercial aspects of CAEM’s BOEPs in the Cundinamarca-Bogota region. The indicative activities suggested to achieve the above outputs include but are not limited to: - Collection of information on the energy consumption baseline for the industrial sector (including its main 6 sub-sectors) in the Cundinamarca-Bogotá region. - Estimation of the greenhouse gas inventory for the industrial in the capital region. - Creation of a reporting system of greenhouse gases to regularly consolidate and update information on reduced emissions in the region in line with the CLCDS. - Elaboration of sectoral methodologies and guidelines for the accurate reporting on GHG inventory indicators. - Capacity development and training of SMEs on the management and reporting of GHG information. - Component 2: Implementation of NAMA technology transfer pilots in line with the identified and prioritized mitigation actions in the industrial sector –this component will support the identification, prioritization and undertaking of NAMA pilots by the industrial sector, which should address the technical, financial and commercial aspects of technology transfer. As part of this outcome, prioritized sub-sectors will be provided with an energy characterization as a baseline for future environmental and productive development; best operational energy practices (BOEP) will be established and implemented to improve energy efficiency and productivity in industrial processes; technological conversion, innovation and adaptation projects will be implemented by industrial companies that show the highest potential for reducing the environmental impact of their processes, both in terms of greenhouse gases (GHG) and short-lived climate pollutants (SLCPs); and, financial mechanisms will be considered to trigger a market for energy services. Expected outputs include: (2.1) Industrial sub-sector prioritization of NAMA technology transfer pilots based on energy characterizations such as marginal abatement cost curve, GHG emission reduction/cost per tCO2e potential, energy productivity, combined technical, financial & commercial feasibility potential, and socio-economic co-benefits; (2.2) Design and implementation of public policy and financial models such as performance based payments, crediting mechanisms or other instruments to promote NAMA technology transfer pilots in Cundinamarca-Bogotá; (2.3) Portfolio of approx. 80 NAMA technology transfer pilot investments in the Cundinamarca-Bogota region that apply the CAEM’s BOEPs in technical innovation, technological adaptation and industrial conversion processes with the highest environmental impact (both in terms of GHG but also potentially short-lived climate pollutants) according to defined energy characterizations (e.g. marginal abatement cost curve, GHG emission reduction/cost per tCO2e potential, energy productivity, combined technical, financial & commercial feasibility potential, and other socioeconomic co-benefits) including: - Forty five (45) projects for energy optimization in fuel consumption; - Eight (8) projects for the adaptation and/or substitution of clean fuels; and, - Twenty seven (27) projects for improving productive processes in terms of energy efficiency and operations optimization. Note: the specific technical innovation and technological industrial projects will be confirmed during the project preparatory stage for CEO endorsement / approval consideration. The indicative activities suggested to achieve the above outputs include but are not limited to: - Energy assessments of 160 small and medium-sized industrial companies to determine their mitigation potential. - Selection of 80 pilot projects for the mitigation of GHGs and SLCFs through technology transfer interventions with the assistance of the Chamber of Commerce’s CAEM. - Design and implementation of incentive mechanisms promoting the development, transfer and diffusion of proposed technologies. - Adoption of above listed 80 piloted low carbon technologies that would contribute to energy efficiency improvements in their productive processes. - Walkthrough audits and visits by ESCOs to provide technical assistance and implementation advisory services to industrial companies involved in the pilots. - Component 3: MRV and replication of environmental impact of NAMA technology transfer pilots in the industrial sector –this component will focus on the operationalization of the MRV verification system, national registry and monitoring of actual GHG emission reductions, and the technical, financial and commercial prowess of NAMA technology transfer pilots in the industrial sector. Areas of support in this component include the exchange of experiences with different regions in Colombia on lessons learned from technology conversion models implemented by this project; the formulation of NAMA pilot proposals that guarantee the sustainability and replication of these technologies; the design of a financial mechanism that supports the intended scale-up/replication; and the exchange of business experiences and results in terms of GHG and SLCP emissions. The expected outputs from this support are listed below: (3.1) Measurement, reporting & verification and monitoring of energy and mitigation indicators including marginal abatement cost curve, GHG emission reduction/cost per tCO2e potential, SLCP mitigation, energy productivity, combined technical, financial & commercial feasibility potential, and other socioeconomic co-benefits to identify 3 success cases (1 in each technology pilot type) for replication/scale-up; (3.2) Dissemination of lessons learned and best practices on NAMA piloted technical innovation and conversion processes in Cundinamarca-Bogota’s industrial sector for the technology transfer and potential application in four (4) other regions nationwide; (3.3) Institutional coordination, financial and partnership mechanisms in place for the sustainability and replication of future NAMA technology transfer pilot interventions in the industrial and other sub-sectors in Colombia. The indicative activities suggested to achieve the above outputs include but are not limited to: - Technical visits to industrial SMEs in order to validate and report on the selected energy indicators prior and after the technology pilot implementation. - Development of a monitoring and reporting system to follow up on the identified, formulated and implemented emission reduction actions under the project introduced NAMA framework. - Self-reporting of GHG inventory system and energy indicators by industrial SMEs to ensure they develop the skills and habit of doing so for their own commercial purposes. - Computation of GHG emission reductions (in TCO2e) associated to the introduced technologies. - Documentation of best practices and lessons learned, and definition of NAMA methodologies for nationwide implementation in the national industrial sector. - Knowledge dissemination of success stories to 4 other regions in Colombia. - Identification of at least 1 NAMA project for nationwide implementation as replication of NAMA pilots undertaken during the GEF-funded intervention. - Institutional intersectorial coordination to establish policies, instruments and mechanisms to ensure the sustainability of the proposed mitigation actions, and future NAMA implementations. - The project support to the implementation of the above activities is expected to positively contribute to the competitiveness of Colombia’s industrial sector. This is in line with UNDP’s assistance to Colombia’s low carbon development strategy. Under the LECB programme, UNDP will contribute to: (a) the implementation of plans, policies and measures of the CLCDS (e.g. low carbon development action plan for the industrial sector), and (b) the creation of monitoring system that supports the implementation and evaluation of the CLCDS. Through the GEF-funded intervention, UNDP. At the UNFCCC 17th COP in Durban parties recognized “the need for support for enabling activities to assist developing country Parties in the identification and preparation of nationally appropriate mitigation actions for submission to the registry, and support for their implementation”. In this line Colombia has requesting support for the definition, design, and implementation of NAMAs, with an initial focus on the industrial sector. This project will strengthen the capacity of the government of Colombia to identify and structure NAMAs in the industrial sector, as well as to conduct the upstream studies and actions necessary to define sectoral mitigation targets. These targets are captured by Colombia’s sectoral mitigation action plans (Planes de Acción Sectoriales de Mitigation or PAS) up to 2040, which in the industrial sector they rely on the SME sector creating the mechanisms and incentives to promote the use of cleaner fuels and energy efficiency to which the GEF intervention will contribute. The overall expected benefits for the Bogotá-Cundinamarca’s industrial sector include an increase in the efficiency of company processes, decreased production costs, increased sales, increased labor and industrial security conditions; improved end-products; decreased energy consumption (electricity, carbon, gas, liquefied petroleum gas, gasoline); better air quality; greater access to clean energy sources through the use of industry waste; and, significant health benefits, among others. The environmental-related benefits are listed below, with a total estimated 48,100 tCO2e direct emissions expected to be reduced from the 80 technology transfer pilots proposed, with an approximate 481,000 tCO2e of indirect emissions estimated as result of the scale up of these NAMA pilots in the Bogota-Cundinamarca region, and replication in four (4) other regions in Colombia (Note: the regions will be determined and a more accurate approach to the computation of these emissions will be detailed during the preparatory PPG phase of this project): Current practice (baseline); Alternative to be put in place by the project; Global Environmental Benefits. - Inadequate use of fuels - Inefficient ration levels between air and fuel to optimize the fuel combustion - Inefficient equipment or equipment with inadequate alterations that do not match the productive capacity - Operators and technical personnel have not been trained for the correct operation of the equipment and machinery, causing emissions due to inefficient energy consumption - Providers do not develop integrated technical, commercial and financial services - Lack of increasing dynamism of the markets and financial models; - Carry out technological adaptations and modifications to obtain a more efficient and optimized use of energy related to fuel consumption - Promote the implementation of technological conversion and transfer for the adaptation and/or substitution of clean fuels - Execute projects which improve productive processes through increasing energy efficiency and the optimization of business operations - Transfer of experiences and lessons learned to other regions in the country as a model of technological reconversion for Colombian industrial firms - Strengthen the capacity of entities key to the sustainability of these interventions - Develop financial and/or co-financing models for technical conversion projects, adjusted to the needs of business owners; - Improvement of productive processes related to the implementation of best operational energy practices (BOEP) - Reduction of GHG (and SLCP emissions to be estimated at the PPG stage): 48,100 tCO2e direct emissions expected to be reduced from the 80 technology transfer pilots proposed, with an approximate 481,000 tCO2e of indirect emissions - Creation of demonstrative projects of technological conversion with a high potential for replication and transfer to other regions nationwide - Validation of relevant methodologies and models for measuring and evaluating technological implementation and for verifying its environmental impact and how it affects productivity in the different industrial sub-sectors - Market actors have been strengthened - Technological transformation of productive sector boosted.

- In terms of innovation the project targets different types of industrial conversion technologies. This approach will help demonstrate global environmental benefits across the industrial sector in Colombia’s capital region. Unlike other GEF-funded NAMA support projects, which tend to focus on setting the enabling environment for the future piloting of sectoral interventions, this proposal builds on a NAMA framework (Colombia’s low carbon development strategy) already in place. As a result, the focus of this project is on piloting and operationalizing the existing mechanisms (under the CLCDS hosted by MADS, and non-sectoral instruments used by IDEAM in support of Colombia’s fulfilment of its UNFCCC obligations, e.g. enabling activity processes for the development of greenhouse gas inventories), through the application of low emission development strategy (LEDS) guidelines, the analysis of marginal abatement cost curves (MACC), the establishment of the appropriate measuring, reporting and verification (MRV) infrastructure, and the development of greenhouse gas (GHG) inventory systems, as all of these apply to the industrial sector (currently they are not . These mechanisms are in line with the priorities identified by Colombia’s 2013 Technology Needs Assessment (the TNA highlights the high capital investment and limited scale to promote energy efficiency in the industrial sector), as addressed by the: (a) Colombian Low Carbon Development Strategy, in line with the CONPES 3700 document ( 2011 institutional strategy for the articulation of climate change policies and actions in Colombia) is the de facto institutional coordination mechanism hosted by the environment and sustainable development ministry (MADS), which is promoting energy efficiency across sectors through the formulated sectoral mitigation action plans (Planes de Acción Sectoriales de Mitigation) for 2040; (b) the National Policy on the Rational and Efficient Use of Energy (PROURE) has targets in place for the industrial sector (e.g. 4% of energy savings by 2015, using 2010 as the basis) to be achieved through the promotion of technology adaptations and developments proposed by this project; (c) the National Policy on Science, Technology and Innovation (COLCIENCIAS) has a 2010-2019 strategic plan in place for research activities on industrial process energy use improvements, and the development of knowledge networks, carrying out energy assessments and demonstrations of technology innovations in industrial processes. In terms of sustainability, the technology transfer piloting proposed is geared to developing the financial mechanisms and incentives (performance based payments, domestic and potentially international crediting mechanisms) to ensure that future interventions are self-funded by industrial firms, or actively promoted by energy service providers, based on guidelines from Bogota’s Chamber of Commerce. Finally, in terms of replication, the potential for scale-up is primarily linked to the technology transfer and adoption of the same industrial pilots in other Colombian regions nationwide.

- The 80 pilots will help demonstrate the viability and mitigation potential of the proposed technologies to other companies in the industrial sector, developing the mechanisms for their identification, financing and dissemination of benefits from an economic and environmental standpoint. The GEF intervention will support carrying out energy assessments of approximately 160 SMEs, in order to determine the opportunities for reduction of GHG emissions that will be piloted and tested. The scale-up potential is represented by the 29,500 industrial companies in the capital región of Cundinamarca-Bogotá (according to the Chamber of Commerce’s CAEM represents 40% of all industrial companies nationwide). The operationalized GHG inventory system for the industrial sector will help forecast the intended emission reductions, and help benchmark future NAMA pilot implementation work beyond the life of the project. A key element to achieve replication is the adoption of an incentive scheme where the GEF grant would constitute 20% of investment in the promoted pilots, with the remaining 80% to be funded by the industry through the development of an ESCO-type incentive model supported by local financial institutions, and involving the Chamber of Commerce’s CAEM to provide technical clearance, backstopping support and endorsement to proposals based on their merit, and fulfillment of mitigation objectives under the CLCDS. After project completion, the critical mass of ESCOs promoted by the GEF intervention will be ready to sell their services to industrial companies, for 100% of their investment in the proposed technology adaptations, as they visualize the savings achieved by the their peers.

A.2. Stakeholders. Identify key stakeholders (including civil society organizations, indigenous people, gender groups, and others as relevant) and describe how they will be engaged in project preparation:

- The project will be executed by CAEM, entity within the Bogota’s Chamber of Commerce focused on environment, with oversight and guidance from a wide range of institutions (listed below), and implementation support from UNDP:

| Stakeholders | Project Implementation Role |
| --- | --- |
| United Nations Development Programme in Colombia UNDP- Colombia | UNDP Colombia will be the implementing agency of the project. The agency will contribute it´s experience promoting environmental sustainability as a factor for mitigating poverty in Colombia and improving the wellbeing of the population. |
| Environmental Corporation of Entrepreneurs (CAEM) | CAEM is the executing organization for the project. The organization is a subsidiary of the Chamber of Commerce of Bogota, which has a wide range of experience implementing activities in the business sector that are directed towards climate change mitigation, promoting energy efficiency and generating sectorial intervention models to be transferred and replicated by business groups. |
| Institutional Stakeholders: Ministry of Environment and Sustainable Development, the Ministry of Commerce, Industry and Tourism and the Mining Energy and Planning Unit | These governmental entities will help to strengthen project leadership and provide the necessary institutional articulation to achieve the commitment and participation needed by other project stakeholders for the development of the project. They will support the promotion and strengthening of incentives for implementing restructuring projects, such as the articulation of programs that promote competitiveness and productivity of target businesses, for example the technology transfer in Bogota-Cundinamarca and other regions of the country. |
| National and International Cooperation: Swisscontact, etc. | Contribution of intervention models and tools, theoretical knowledge and experience implementing successful practices. Articulation with other energy efficiency projects that are being implemented in order to complement the activities undertaken by the current project. |
| Private Sector: Business owners in the prioritized sectors, Chamber of Commerce of Bogota (CCB), the National Association of Entrepreneurs (ANDI), Unions and other business associations | These are the beneficiaries of the project. They will implement the recommended actions and restructuring projects and cofinance the cost of required investments. The unions and associations will support the promotion and dissemination of the project activities within their businesses, such as the replication of implemented measures. |
| Financial Sector: Bancoldex, Asobancaria and Comerical Banks | These actors will financially support the businesses that integrate prioritized sectors in the obtainment of resources for the implementation of projects. |
| Educational Institutions: SENA and University of the Andes | These institutions will support the project by researching the needs and technological development for the posterior implementation of the projects. This research will be directed towards the achievement of objectives for improving energy efficiency and reducing the emissions of contaminants. |

A.3. Risk. Indicate risks, including climate change, potential social and environmental risks that might prevent the project objectives from being achieved, and, if possible, propose measures that address these risks to be further developed during the project design (table format acceptable):

- The degree of risk associated to the project, and the proposed technologies varies from their successful application. Thus, the risk perception will vary across industrial firms, linked to the uncertainty associated to each technology. The project will pay particular attention to the following three risks (note: to be reassessed during the project preparation phase):

| Risks | Likely | Remedial actions |
| --- | --- | --- |
| 1. Industrial firms fail to access to the capital necessary to undertake the NAMA pilots and/or to fulfill CAEM’s requirements, and create the conditions to reap the economic benefits of energy efficiency | Medium | - Advise business owners of the mechanisms and requirements for receiving financing - Elaborate technical/economic feasibility studies that support the viability of implementing these projects - Sensitize financial entities about the economic and environmental potential of energy efficiency projects. |
| 2. Tools to promote the implementation of energy efficiency fail to help industrial firms accomplish compliance | Medium | - Sensitize controlling entities on the importance of creating tools that permit the achievement of the standards required by regulations - Help entrepreneurs to identify and implement projects that improve the environmental and normative performance of their businesses |
| 3. Entrepreneurs and trade organizations are not interested in participating in the project given a culture of resistance to embrace technological change, or mistrust that the solutions offered by energy service providers may not materialize | Low | - Sensitize business owners about the importance of implementing these types of projects and the benefits that the results offer - Disseminate information on successful cases within the business sector - Introduce business owners to the already existing market and its technological offers, providing a specialized accompaniment that provides the necessary confidence to implement the identified projects |

A.4. Coordination. Outline the coordination with other relevant GEF financed and other initiatives

- In Colombia, there are projects funded by GEF that are currently in planning or in execution and that have action areas that can be aligned to the actions that will be developed in this project, e.g. the UNDP-supported Third National Communication to the UNFCCC; the Standards & Labels Initiative; and, the IADB-supported Mechanism for Voluntary Mitigation of Greenhouse Gas Emissions in Colombia. These areas include: evaluation of technological necessities, normalization and eco-etiquette of apparatuses that encourage energy efficiency and a pilot project for eliminating barriers to the promotion of sustainable energy, GHG inventory and MRV support, amongst others. Lessons learned from these projects will be used as a base for the activities of this proposed GEF project. The project already incorporates the recommendations on removing the barriers to mitigation actions in industrial SMEs, as extracted from the 2004 GHG inventory reported on the Second National Communication, and NAMA activities will also be aligned with the Third National Communication and BURs (these reports will be available after project start-up) – see management arrangements with enabling activities in Annex 1). Additionally, since 2004 the CAEM has been implementing various projects, with national and international partners, aimed at the industrial sector of Bogota and the capital region. These projects are aimed at optimizing the energy efficiency of productive processes and identifying available technologies, the potentiality of restructuring and the development of intervention methodologies for energy projects. Given this experience, the CAEM has knowledge of the subject matter and will be capable of an appropriate execution of the project. For example, CAEM has knowledge of the problems and necessities of the productive sector, is considered trustworthy and credible by the businesses, has the capacity to support the elaboration of intervention models that can be replicated and transferred and is able to identify businesses that have the potential to reduce their emissions.

- Description of the consistency of the project with: B.1. National strategies and plans or reports and assessments under relevant conventions, if applicable, i.e. NAPAS, NAPs, NBSAPs, national communications, TNAs, NCSAs, NIPs, PRSPs, NPFE, Biennial Update Reports, etc.: - The project is directly relevant to Colombia’s three National Communications NCs to the UNFCCC and the national low emission development strategies (see section A.1, para. 1 on justification for targeting the industrial sector, and alignment with Colombia’s Low Carbon Development Strategy). The following table summarizes the strategic linkages: National strategies and plans or reports and assessments under relevant conventions; Entity; Project Linkages. The National Development Plan (NDP) 2010-2014 “Prosperity For All”; National Government; The project will support the NDP given that the plan promotes the adoption of technologies that focus on low carbon emissions, strengthens climate change information and financial management in order to execute mitigation projects and programs, identifies commercial barriers associated with productive activities, products and services with high carbon footprints and proposes strategies for overcoming those barriers.. Law 164 of 1994 that was approved in Colombia, the United Nations Framework Convention on Climate Change and Law 629 of 2000; National Government; This project contributes to national commitments to adopt the framework convention and work in areas such as: 1) Evaluation of technological necessities (TNA) 2) Improve access to technological information, 3) Create favourable environments for energy efficiency initiatives 4) Strengthen local capacity and 5) Introduce technology transfer mechanisms. These actions will be developed in order to achieve the objectives of this project.. Conpes 3700 Document. Institutional strategy for the articulation of climate change policies and actions in Colombia; National Planning Department; The project is aligned with this institutional strategy since in Colombia it is a priority to reduce risks associated with global climate change through the mitigation of GHG emissions and SLCPs produced by industrial processes by implementing this type of project, which allows for the achievement of said objectives.. Colombia Low Carbon Development Strategy (CLCDS); Ministry of Environment and Sustainable Development; The actions that the present project will develop are framed within the proposed components of the CLCDS. For instance, the identification of mitigation opportunities, the realization of low carbon development measures such as the formulation of NAMAS, the implementation of GHG mitigation projects and the measurement and monitoring of environmental indicators.. Business Development Policy: the “Industrial Policy” of Colombia. 2011; Ministry of Commerce, Industry and Tourism; This project is aligned with the stipulations found in the framework for the Business Development Policy of Colombia, given that it involves aspects such as competitiveness, support to the Mipymes, innovation, human capital, infrastructure and the creation of goods with a higher level of value added.. Resolution 180919 of June 1st, 2010; Ministry of Mines and Energy; This project contributes to the objectives laid out by the Rational and Efficient Use of Energy and other Forms of Non-Conventional Energy Sources Program (PROURE in Spanish) which aims to consolidate a culture of efficient energy resource management, drive the market for energy goods and services and motivate the implementation of projects in the private sector.. Environmental Efficiency and Energy Policy Guidelines for Bogota, 2008; District Environmental Secretariat in Bogotá and the Environmental Corporation of Entrepreneurs (CAEM); This project takes into consideration the guidelines established in the Environmental Efficiency and Energy Policy for Bogota. For instance, the identification of industrial manufacturing sectors in Bogota that have the greatest environmental impact and intensive energy use and therefore require the implementation of processes for optimizing consumption, energy efficiency and/or substitution of clean fuels, as seen in the strategies that have been defined to improve this environmental impact.. B.2. GEF focal area and/or fund(s) strategies, eligibility criteria and priorities: - The proposal is consistent with the GEF-5 Climate Change Mitigation Focal Area strategy, under its Strategic Objectives 1 “Technology Transfer” and 6 on "Support to fulfilment of convention obligations” as it promotes NAMA piloting of industrial conversion technologies in the capital region, for scale-up/replication nationwide. B.3. The GEF Agency’s comparative advantage for implementing this project: - The project is consistent with UNDP’s implementing mandate, capacity and presence, as captured in the 2007 GEF Council document on comparative advantages (GEF/C.31/5). Its emphasis of environmental finance for market transformation is in line with UNDP’s Strategic Plan 2014-2017 followed in over 150 countries worldwide. UNDP’s capacity in this area has been recently codified in the UNDP-GEF Profile document, and in line with the Signature Programme no. 3 on innovative mechanisms (including NAMAs). The UNDP Country Office in Colombia has a climate change mitigation portfolio relevant to the proposal, including the following initiatives: Low Emission Capacity Building (LECB) project (with additional US$200,000 co-financing to be leveraged by this project earmarked for sectoral replication and regional scale-ups nationwide), UNDP-GEF Energy Efficiency and Standards & Labels projects; and a dedicated climate change team. Furthermore, the present project proposal is aligned with Colombia’s UNDAF. - Through the LECB project in Colombia and globally, UNDP is already supporting the development of NAMAs (with a target for Colombia of at least 6 NAMA design documents to be developed). Furthermore, UNDP’s NAMA Net collaboration to support LECB projects globally, helps other countries in decision support tools, financial structuring and assessment and MRV systems (e.g. in Peru the GEF-funded, UNDP-implemented NAMA project in the energy sector builds on LECB assistance). In Colombia, NAMA Net efforts are specifically supporting the financial structuring of two NAMAs. Furthermore, UNDP’s LECB and MAPS projects are the engines behind the Colombian Low Carbon Development Strategy, which has a central role in supporting NAMA development. part iIi: approval/endorsement by gef operational focal point(s) and gef agency(ies) - Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S): Name; Position; Ministry; Date(MM/dd/yyyy). Mrs. Alejandra TORRES; Chief, Office of International Affairs; Ministry of Environment and Sustainable Development; 04/25/2014. - GEF Agency(ies) Certification This request has been prepared in accordance with GEF/LDCF/SCCF/NPIF policies and procedures and meets the GEF/LDCF/SCCF/NPIF criteria for project identification and preparation.. Agency Coordinator, Agency name; Signature; Date(MM/dd/yyyy); Project Contact Person; Telephone; Email Address. Adriana Dinu UNDP – GEF Executive Coordinator and Director a.i.; June 6, 2014; Raul Alfaro-Pelico, Regional Technical Advisor EITT; +5073024500; raul.alfaro@undp.org.

annexes

- Colombia’s Low Carbon Develoment Strategy:

- UNDP’s Low Emission Capacity Building (LECB) project supports components 2, 3, and 4 of the CLCDS; in particular, to build capacity in six sectors (industries, energy, mining, waste, agriculture and transport) to reach their potential for low-carbon development and the creation of an MRV system in Colombia (see Figure 1):

Figure 1. LECB Support to the Colombia’s LCDS

Source: UNDP

- The environment ministry (MESD in Figure 2 below) is both part of the board of Colombia’s Third National Communication (TNC) and Biennial Update Report (BUR), executed by IDEAM, and CAEM’s implementing partner for this project, thus ensuring coordination and consistency of information resulting from both interventions:

Figure 2. LECB-TNC/BUR Implementation Arrangements

Source: UNDP

Project ID number will be assigned by GEFSEC.

Refer to the reference attached on the Focal Area Results Framework when completing Table A.

TA includes capacity building, and research and development.

To be calculated as a percent of subtotal.

On an exceptional basis, PPG amount may differ upon detailed discussion and justification with the GEFSEC.

PPG fee percentage follows the percentage of the GEF Project Grant amount requested.

Part II should not be longer than 5 pages.