REQUEST FOR CEO ENDORSEMENT

Project Type: Full-sized Project

Type of Trust Fund: GEF Trust Fund

For more information about GEF, visit TheGEF.org

PART I: Project Information

| Project Title: Implementing a “Ridge to Reef” approach to Preserve Ecosystem Services, Sequester Carbon, Improve Climate Resilience and Sustain Livelihoods in Fiji (Fiji R2R) |  |  |  |
| --- | --- | --- | --- |
| Country: | Fiji | GEF Project ID: | 5398 |
| GEF Agency: | UNDP | GEF Agency Project ID: | 5216 |
| Other Executing Partner(s): | Department of Environment, Ministry of Local Government, Urban Development, Housing and Environment, Government of Fiji | Submission Date: Resubmission Date: | 1 December 2014 21 January 2015 |
| GEF Focal Area (s): | Multi-focal Area (BD; LD; CC; IW; SFM) | Project Duration (Months) | 48 |
| Name of parent program (if applicable): For SFM/REDD+ | Pacific Islands Ridge-to-Reef National Priorities - Integrated Water, Land, Forest & Coastal Management to Preserve Biodiversity, Ecosystem Services, Store Carbon, Improve Climate Resilience and Sustain Livelihood | Agency Fee ($): | 664,884 |

- Indicative Focal Area strategy Framework

| ### Focal Area Objectives | ### Expected FA Outcomes | ### Expected FA Outputs | ### Trust Fund | ### Grant Amount ($) | ### Co- Financing ### ($) |
| --- | --- | --- | --- | --- | --- |
| BD-1 Improve Sustainability of Protected Area Systems | 1.1: Improved management effectiveness of existing and new PAs 1.2: Increased revenue for PA systems to meet total expenditure required for management | - New protected areas and coverage of unprotected ecosystems - Sustainable financing plans . | GEF TF | 2,860,000 | 5,604,504 |
| BD-2 Mainstream Biodiversity Conservation and Sustainable Use into Production Landscapes/ Seascapes and Sectors | 2.1: Increase in sustainably managed landscapes and seascapes that integrate biodiversity conservation 2.2: Measures to conserve and sustainably use biodiversity incorporated in polilcy and regulatory frameworks. | - Policies and regulatory frameworks for production sectors - National and sub-national land-use plans that incorporate biodiversity and ecosystem services valuation | GEF TF | 653,625 | 5,732,933 |
| LD-1 Maintain or Improve Flows of Agro-Ecosystem Services to Sustain Livelihoods of Local Communities | 1.1: An enhanced enabling environment within the agricultural sector 1.3: Sustained flow of services in agroecosystems | - National policies that guarantee smallholder and community tenure security - Types of Innovative SL/WM practices introduced at field level | GEF TF | 175,000 | 5,292,381 |
| LD-3 Reduce pressures on natural resources from competing land uses in the wider landscape | 3.1: Enhanced cross-sector enabling environment for integrated landscape management 3.2: Integrated landscape management practices adopted by local communities | - Integrated land management plans developed and implemented - INRM tools and methodologies developed and tested - Information on INRM technologies and good practice guidelines disseminated | GEF TF | 348,374 | 4,943,164 |
| CC-5 Promote conservation and enhancement of carbon stocks through sustainable management of land use, land-use change, and forestry | Good management practices in LULUCF adopted both within the forest land and in the wider landscape Restoration and enhancement of carbon stocks in forests and non-forest lands, GHG emissions avoided and carbon sequestered | - Carbon stocks monitoring systems established - Forest and non-forest lands under good management practices | GEF TF | 1,775,161 | 3,719,922 |
| IW-3 Capacity Building. Support foundational capacity building, portfolio learning, and targeted research needs for joint, EB management of trans-boundary water systems. | 3.2: On-the-ground modest actions implemented in water quality, quantity (including basins draining areas of melting ice), fisheries, and coastal habitat demonstrations for “blue forests” to protect carbon | Demo-scale local action implemented, including in basins with melting ice and to restore / protect coastal | GEF TF | 155,325 | 2,184,820 |
| SFM-1 Reduce pressures on forest resources and generate sustainable flows of forest ecosystem services | 1.1: Enhanced enabling environment within the forest sector and across sectors 1.2: Good management practices applied in existing forests 1.3: Good management practices adopted by relevant economic actors | Forest area under sustainable management, separated by forest type. Types and quantity of services generated through SFM. | GEF TF | 1,420,129 | 2,764,288 |
| Total Project Cost |  |  |  | 7,387,614 | 30,242,012 |

- Project Framework

| ### Project Objective: To preserve biodiversity, ecosystem services, sequester carbon, improve climate resilience and sustain livelihoods through a ridge-to-reef management of priority watersheds in the two main islands of Fiji |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### Project Component | ### Grant Type | ### Expected Outcomes | ### Expected Outputs | ### Trust Fund | ### Indicative Grant Amount ### ($) | ### Indicative Co Financing ### ($) |
| 1. Conservation of Terrestrial and Marine Biodiversity (BD Focal Area) | TA | 1.1 Improved management effectiveness of existing and new protected areas 1.2 Improved financial sustainability for terrestrial and marine protected area systems | 1.1.1 Expanded terrestrial and marine PA System: Three new terrestrial protected areas (Tunuloa – 4,400 ha; Tuva - 1,300 ha and Vunivia – 3,500 ha) and six enhanced MPA/LMMAs (387,200 ha - IUCN Category VI) and one new LMMA of 9,700 ha (Tuva) 1.1.2 Improved Management of PA System: Management plans developed for at least four terrestrial (25,544 ha) and four marine protected areas (396,900 ha) in the R2R catchments and implemented through collaborative partnerships under a community governance body. 1.2.1 Valuation of biodiversity conservation and other ecosystem services completed in at least two sites as basis for sustainable conservation finance approaches 1.2.2 Review of user fee system and options for LMMA in Fiji, including development and implementation of user fee system for Tuva/Natadola. | GEF TF | 2,977,445 | 6,885,880 |
| 2. Conservation, Restoration and Enhancement of Carbon Stocks through Sustainable Forestry (CC Focal Area and SFM / REDD +) | INV | 2.1 Carbon stocks restored and enhanced in priority catchments 2.2 Sustainable forest management achieved through innovative market-based schemes | 2.1.1 Restoration and enhancement of carbon stocks in degraded forests in six priority water catchments using native tree species commencing with demonstration plots in each catchment The target for reforestation and enrichment planting is 1,905 ha during the project period (with long term target totaling 20,000 ha or approx. 25% of grasslands in the priority catchments). 2.2.1 Completed forest certification and verification of timber supply chains for plantation forests (pine and potentially mahogany) covering 15,000 ha to reduce pressure on forest resources, building on ongoing efforts. 2.2.2 Forest policy and related legal and regulatory frameworks reviewed and appropriately reformulated with alignment to SFM/REDD+ methodologies. 2.2.3 Existing carbon monitoring, reporting and verification (MRV) systems reviewed and adapted to forests in Fiji 2.2.4 Capacity building for REDD+ for 50 staff in the DoE and DoF, and 60 community leaders in subject areas relevant for each group (e.g. carbon inventory, surveys, MRV, risk management/ mitigation) | GEF TF | 2,613,869 | 4,819,165 |
| 3. Integrated Natural Resources Management (LD; IW; BD) | TA | 3.1 Integrated catchment management plans integrating conservation of biodiversity, forests, land and water formulated and implmented in priority sites 3.2 Strengthened governance for integrated natural resources (land, water, biodiversity, forests) management | 3.1.1 Biophysical, demographic and socioeconomic assessments conducted in six priority water catchments to inform integrated natural resources management 3.1.2 Catchment-wide integrated management plans with emphasis on interconnectivities of land, water, coasts, forests, and biodiversity developed, refined or strengthened in at least five priority catchments 3.1.3 Multi-stakeholder Catchment Management Committees (including community organizations) formed and strengthened to implement integrated catchment management plans in six priority catchments 3.2.1 National sectoral policies strengthened with INRM (covering land, water, forests, biodiversity) in the following sectors: forestry, agriculture, lands, fisheries, iTaukei, tourism and education 3.2.2 National and local government relevant agency staff trained in INRM through leadership and/or participation in project activities. 3.2.3 Empowered communities arising from participation in: a) formulation of management plans; b) alignment of community livelihoods with local priorities; c) development of market-based instruments by the project, including PES d) monitoring and reporting back on local project activities to CMC. | GEF TF | 1,151,918 | 17,829,314 |
| 4. Knowledge Management (All Focal Areas) | TA | 4.1 Improved data and information systems on biodiversity, forests and climate change, land and coastal and marine management and good practices | 4.1.1 Information portal established for easily accessible data and information on biodiversity, forests, coasts, land and water management practices, including climate change. 4.1.2 Overarching communications strategy, including selection and creation of appropriate knowledge products (brochures, flyers, videos) on all thematic/focal areas and best practices developed and disseminated through appropriate channels, including community meetings, site exchanges, and local and international print and broadcast media outlets. 4.1.3 Community leaders, YMSTs, resource owners, associations (women, youth, faith-based), farmers, educators and students better informed of best R2R land-use practices through program of learning exchange visits within catchments and, to and from neighboring catchments. | GEF TF | 275,000 | 707,653 |
|  | (select) |  |  |  |  |  |
|  | (select) |  |  |  |  |  |
|  | (select) |  |  |  |  |  |
|  | (select) |  |  |  |  |  |
|  | (select) |  |  |  |  |  |
|  | (select) |  |  |  |  |  |
| Sub-Total |  |  |  |  | 7,018,232 | 30,242,012 |
| Project management Cost (PMC) |  |  |  |  | 369,382 | - |
| Total project costs |  |  |  |  | 7,387,614 | 30,242,012 |

- Sources of confirmed co-financing for the project by source and by name

| Sources of Cofinancing | Name of Co-financiers | Type of Cofinancing | Amount (USD) |
| --- | --- | --- | --- |
| National Government Agencies | Ministry of Local Government, Urban Development, Housing and Environment | In-kind | 9,036,400 |
|  | Ministry of Rural & Maritime Development, and National Disaster Management | In-kind | 13,433,706 |
|  | Ministry of Foreign Affairs (Climate Change Division) | In-kind | 861,031 |
|  | Ministry of Fisheries and Forests* | In-kind | 1,557,766 |
|  | Ministry of Strategic Planning | In-kind | 1,100,000 |
|  | Ministry of Infrastructure and Transport | In-kind | 724,900 |
| GEF Agency | UNDP | In-kind | 450,000 |
| NGOs | WWF | Grant | 775,180 |
|  | WCS | In-kind | 359,687 |
|  | Institute of Applied Sciences, University of South Pacific | Grant | 330,000 |
|  |  | In-kind | 55,000 |
|  | Nature Fiji Mareqeti Viti | Grant | 132,921 |
|  |  | In-kind | 215,421 |
| Private Sector | Fiji Pine Ltd | In-kind | 1,210,000 |
| TOTAL |  |  | 30,242,012 |

*Includes separate cofinancing letters from Department of Fisheries and Department of Forestry.

- Trust Fund Resources Requested by Agency, Focal Area and Country

| GEF Agency | Type of Trust Fund | Focal area | Country name/Global | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Grant amount (a) | Agency Fee (b)2 | Total c=a+b |
| UNDP | GEF TF | Biodiversity | Fiji | 3,513,625 | 316,226 | 3,829,851 |
| UNDP | GEF TF | Land Degradation | Fiji | 523,374 | 47,103 | 570,477 |
| UNDP | GEF TF | Climate Change | Fiji | 1,775,161 | 159,764 | 1,934,925 |
| UNDP | GEF TF | International Waters | Global (Fiji) | 155,325 | 13,980 | 169,305 |
| UNDP | GEF TF | SFM/REDD+ | Global (Fiji) | 1,420,129 | 127,811 | 1,547,940 |
|  | (select) |  |  |  |  | 0 |
|  | (select) |  |  |  |  |  |
|  | (select) |  |  |  |  |  |
|  | (select) |  |  |  |  |  |
|  | (select) |  |  |  |  |  |
|  | (select) |  |  |  |  | 0 |
| Total Grant Resources |  |  |  | 7,387,614 | 664,884 | 8,052,498 |

- Consultants working for technical assistance components:

| Component | Grant Amount ($) | Co-financing ($) | Project Total ($) |
| --- | --- | --- | --- |
| International Consultants | 54,000 | 0 | 54,000 |
| National/Local Consultants | 750,186* | 50,000 | 800,186 |

*Includes short-term local consultants ($251,676) and longer-term individual service contracts ($498,510).

- Does the project include a “Non-Grant” instrument? (select)

(If non-grant instruments are used, provide in Annex D and indicative calendar of expected reflows to your Agency and to the GEF/LDCF/SCCF/NPIF Trust Fund).

Not Applicable

part ii:  project JustiFication

- DESCRIBE ANY CHANGES IN ALIGNMENT WITH THE PROJECT DESIGN OF THE ORIGINAL PIF

A.1 National strategies and plans or reports and assessments under relevant conventions, if applicable, i.e. NAPAS, NAPs, NBSAPs, national communications, TNAs, NCSA, NIPs, PRSPs, NPFE, Biennial Update Reports, etc.

Since the PIF the GoF has advanced a new Green Growth Framework (during the first half of 2014) – this framework policy is described in the project document and is highly complementary to the planned GEF 5 STAR R2R project in the areas of environmental and economic sustainability, including sustainable, climate resilient development; greening tourism; ensuring sustainability of ocean resources including fisheries; freshwater resources and sanitation management. Accordingly there remains a very close alignment between GoF policy/plans and the project.

A greater emphasis has been placed on the importance of fire control as an efficient and essential means of reducing soil erosion, runoff and siltation and building up of forest carbon stocks – this may lead to development of a national fire control strategy, following increase in awareness as a result of the current extreme (El Nino-like dry season) and associated disastrous fire season, which has seen large areas in Ba and Tuva catchments (and other catchments in western Viti Levu) burnt during the second half of 2014.

A.2 GEF focal area and/or fund(s) strategies, eligibility criteria and priorities.

The have been several changes from the PIF as follows:

1. The GoF submitted a full proposal to the Adaptation Fund Board to support community level climate change adaptation planning and implementation for the Ba Catchment. There is considerable overlap in the proposed activities in the AFB and R2R project documents. This R2R project will leave out Ba catchment if and when the AFB proposal is approved. Projects funds that will be released from Ba catchment will be reallocated to the other catchments, including the entire Rewa catchment, and in other cross-cutting components, and

2.  The IW objective was inadvertently listed as IW1, when it should have been IW3.

The R2R PPG has been cognizant of previous and/or planned GEF-funded projects and activities and has steered clear of programming any additional direct follow-on R2R activities in such locations, such as upper Labasa catchment (GEF PAS 4), Sovi Basin PA (GEF PAS 4 contribution to Trust Fund for benefit of Sovi Basin) and Natewa-Tunuloa Districts (COMDEKS – SGP). Accordingly for the Tunuloa district, the R2R project will focus on the biodiversity and sustainable forestry components (rather than livelihoods dimensions) to ensure synergy of efforts.

3. Minor changes in the outputs have been made in terms of the scope (target area) and additional output (4.1.3) proceeding from the results of the PPG activities.

Output 1.2.3 Assessment completed for potential for increasing the existing Trust Fund for Sovi Watershed; guidelines for fund management and utilization reviewed and recommendations formulated; potential for replication in other areas assessed. This output from PIF has been deleted following meetings of R2R PPG, UNDP, Department of Environment and Conservation NGOs at which it was discussed and unanimously agreed that this output was not needed and duplicated earlier work and assessments. Note: The Sovi Basin Trust Fund (SBTF) was established with HSBC Trustee (Singapore) Ltd in Singapore. When fully endowed, the interest income from the SBTF will provide an ongoing source of funds to landowners through: the land lease and foregone timber royalty payments; a community fund for the sustainable development of the surrounding area; a management budget to the National Trust of Fiji for the implementation of conservation objectives; and a management plan for the Sovi Basin Protected Area in partnership with the landowning communities. The SBTF has now raised over USD 4 million target of USD 4.5 million, through contributions from Fiji Water, the Global Conservation Fund and GEF 4. The SBTF is the only major trust fund for nature conservation in Fiji and has been established with the intention, and the required articles, that it can also be used for other protected areas in Fiji as proposed in the Fiji R2R project for new terrestrial protected areas in Tuva, Vunivia and Tunuloa.

A.3 The GEF agency’s comparative advantage:

NA – no change since PIF

A.4 The baseline project and the problem that it seeks to address:

NA – no substantive changes since PIF.

A.5 Incremental / Additional cost reasoning:

NA - There have been no substantive changes since PIF, except to note that potential SCCF funds were not pursued.

A.6 Risks, including climate change, potential social and environmental risks that might prevent the project objectives from being achieved, and measures that address these risks:

NA – there have been no substantive changes since PIF.

A.7 Coordination with other relevant GEF financed initiatives

Coordination will be required with the SGP-supported Community Development and Knowledge Management for the Satoyama Initiative Project (COMDEKS) underway in Tunuloa district and the proposed Ba Adaptation Fund Project (Enhancing Resilience of Rural Communities to Flood and Drought-Related Climate Change and Disaster Risks in the Ba Catchment Area of Fiji). The Ba Adaptation Project has been resubmitted for funding and there would be substantial overlap if both were to proceed. It is considered optimal for the R2R project to delete Ba as a priority catchment given the level of overlap, and that the funds be used to broaden the R2R project work in the Rewa catchment to include the other major sub-catchments (Wainibuka, Wainimala and Waimanu).

- ADDITIONAL INFORMATION NOT ADDRESSED AT PIF STAGE:

B.1 Describe how the stakeholders will be engaged in project implementation.

A description of the diverse and considerable number of R2R project stakeholders, including their interests and activities in Fiji, potential/planned roles and relationship to the R2R project is given in the table below and in Annex 5 of the project document. For the purposes of stakeholder mapping and analysis they have been grouped into six broad categories, viz. Fiji Government Ministries and Statutory Boards, Local peoples and associations; NGO/CSO and networks; Private sector; Education, Research & Technical and Regional Organizations; and International Organizations, Donors and Funding Mechanisms.

The primary level stakeholder in the implementation/execution of the R2R project is the NIM (MLGHE), notably the Department of Environment (DoE).  As the government agency responsible for environmental planning, policy and legislation, including biodiversity conservation and sustainable management of ecosystem services, and through its Chair of the NEC, the DoE will play a key role of bridging and ensuring the collaboration and close communication between Ministries, conservation NGOs (especially for Component 1) and other project partners.  Some of the key roles for DoE will be: a) consultation with relevant stakeholders, as well as seeking financial assistance through appropriate co-financing arrangements (completed), b) project implementation, management, monitoring and evaluation including housing the project manager and consultants, and providing secretariat as required c) information sharing and collaboration with Ministries, relevant national committees and authorities on mangroves, fisheries, forestry, agriculture, land use, water quality and pollution, eco-tourism, natural resources conservation and management, either directly or through the project advisory body and committees; and, d) exchanging best practices and lessons learned with other projects under the Pacific Island R2R Program at appropriate occasions as well as with other stakeholders at regional, national and local levels.

The other key Government Ministries whose close and active collaboration is needed for the successful project delivery and whom are providing co-finance are: Ministry of  Agriculture, Ministry of Fisheries and Forests; Ministry of  Infrastructure and Transport  (water and energy); Ministry of Strategic Planning, National Development and Statistics;  Ministry of Rural & Maritime Development, and National Disaster Management; Ministry of Foreign Affairs (climate change); and the Ministry of iTaukei Affairs. The Department of Agriculture will have a major role in catchment/land use planning, awareness and extension, including driving change in practices and behaviour of farmers towards more sustainable practices, especially soil conservation; and more efficient flood mitigation. The Department of Forestry will be the vital Government partner for all catchment activities in Component 2, and nationally to progress Fiji’s REDD+ strategy. The Department of Fisheries will be the key Government partner for LMMA work in Component 1 and aquaculture/fisheries planning elements of Component 3. Both Forestry and Fisheries Departments will be vital to promote greater awareness of the economic and environmental importance of mangroves and their protection in both Government and the general public. The Ministries of iTaukei Affairs and of Rural & Maritime Development, along with the respective Divisional Commissioners and their HoDs will be essential for effective liaison with local communities and for successful field implementation of project activities. The Ministry of Foreign Affairs needs to be involved and kept abreast of those parts of project dealing with climate change mitigation and adaptation, including building resilience in coastal communities and in production and natural systems.  The R2R project will also need to work with the Ministries of Strategic Planning and Tourism to maximize and synergise opportunities within the new Green Growth Strategy framework, as well as Ministries responsible for major developments in the catchments such as new water supply, renewable energy, mining and/or mangrove development projects which have potential to damage natural resources and ecosystems services if not carefully managed and implemented with appropriate environmental considerations and safeguards.

The local stakeholders, including villagers, village and community leader, resource owners (mataqali and qoliqoli), farmers and fishers are key to successful project implementation and sustainability of action and efforts, including sustainable management of natural resources. The project will effectively connect with this most vital group through both Government (Agriculture, Forestry and Fisheries extension officers, Yaubula Management Support Teams and Provincial Conservation officers), and also through the different conservation NGOs, many of whom have established processes to work effectively at the local, field level.  The R2R project will greatly benefit from the wide involvement of conservation NGOs in project implementation including especially in Component 1 and noting that several are providing substantial co-finance, viz. WWF, Birdlife International/NFMV and WCS. Planned multi-stakeholder Catchment Management Committees will provide the key local framework for bringing together different stakeholders to discuss, plan, coordinate and implement R2R activities for the larger catchments of Ba, Labasa, Tuva and Waidina/Rewa. Diverse private sector entities include stakeholders, which many have widely differing perspectives and rationales for involvement and engagement, some in the commercial retails and tourism sectors may want to participate for developing their corporate social responsibility (CSR) profile and/or promoting eco-tourism. Others, such as Chambers of Commerce may seek to be involved to enhance flood mitigation measures or develop business opportunities. The land-use and other practices of rural resource-based industries and employers such as Fiji Sugar Corporation, Fiji Pine Group and Fiji Hardwood Corporation and other agricultural exporters and processors can be positively influenced through the R2R project and in turn these companies can benefit through fair-trade and eco-certifications (e.g. Forest Stewardship Council certification, Pacific Regional Organic Standard and Rainforest Alliance certification). The group of stakeholders encompassed by Education, Research & Technical and Regional Organizations are major sources of knowledge whom can be engaged to collaborate in project activities and produce vital R&D which major spin-offs in terms of improved natural resources planning and management in other catchments, and indeed other countries. Likewise coordination of work in the R2R project with that of other international donors engaged in complementary and overlapping fields will have major synergies and reduce the risk of duplication.

.Summary of R2R Stakeholders and Their Involvement in the Project

| Stakeholders | Involvement in the Project |
| --- | --- |
| - Government Agencies |  |
| Ministry of Local Government, Housing and Environment esp. Depart. of Environment | Designated national executing agency (“Implementing Partner”) of the project and also a major R2R co-financier and PSC member. The DoE will house the R2R Project Management Unit in Suva, host the R2R project website, and provide secretariat for the PSC. |
| Ministry of Agriculture (including Department of Agriculture) | Critical extension roles with farmers in the respective project catchments, and through its Land Use Planning Section to ensure better soil conservation farming practices, notably on sloping land and to develop its work with Land Care Groups. |
| Ministry of Fisheries and Forests (including Departments of Fisheries and Forestry) | The R2R Forestry Officer will be based within the DoF and act as the focal point for implementation and monitoring of component 2 activities. DoF is a vital partner for progressing and implementing Fiji’s REDD+ strategy and readiness. The DoF Extension Division will be a major provider of technical information and nursery stock of native tree species to the project, including through its nurseries on Viti Levu and Vanua Levu. The DoFish is critical partner for R2R project work on MPAs and LMMAs, aquaculture and mariculture developments. R2R will partner with DoFish to support its Reef Enrichment Initiative. Both DoF and DoFish are major R2R co-financiers, and the MFF will be represented by its PS on the R2R PSC. |
| Ministry of Infrastructure and Transport | R2R project will work with MIT, WAF and FEA to ensure adoption and implementation of the most economic and environmentally acceptable sources of water and energy in the six catchments. MIT is a major R2R co-financier and will be represented by its PS on the R2R PSC. |
| Ministry of Rural and Maritime Development and National Disaster Management | The respective District Commissioners, their HoDs, POs and DAs have been closely involved in the development of the R2R project and in selection and liaison with communities, and will be critically important for successful implementation of project activities, including through their designated roles in committees associated with management and monitoring of the R2R project. MRMDNDM is major R2R co-financier and will be represented by its PS on R2R PSC. |
| Ministry of iTaukei Affairs | The R2R Community Conservation Coordinators will be based within the MiTA and the focal point for comp 1 activities, and helping to ensure optimum involvement and participation of resource owners. The MiTA Provincial Conservation Officers will be key Government staff assisting with design, planning, implementation and monitoring of local R2R project interventions and proposed to chair Village/Community Yaubula Subcommittees. MiTA will be represented by its PS on the R2R PSC. |
| Ministry of Foreign Affairs | MoFA is an R2R co-financier and will be involved in those components of the project which aim to make communities in the respective catchments more resilient to climate change and updated on project contributions to climate change mitigation. MoFA will be represented by its PS on the R2R PSC. |
| Ministry of Strategic Planning, National Development and Statistics (MSPNDS) | R2R will work with MSPNDS in several areas, including building a better baseline and monitoring of socio-economic statistics in the six catchments, and with its Integrated Human Resource Development Programme for development of human capacity and new livelihood options, especially in more remote upper and inland villages. MSPNDS is a major R2R co-financier and will be represented by its PS on the R2R PSC. |
| iTaukei Land Trust Board (TLTB) | The critical agency for leasing arrangements of iTaukei land in the R2R catchments, e.g. development of new terrestrial PAs. |
| - Civil Society Organizations and NGOs |  |
| Conservation International (CI) | Key partner for implementing the R2R project, especially for comps 1 and 2, including forest restoration in upland parts of Ba, Labasa and Tuva catchments, and agrobiodiversity conservation in Waidina catchment. |
| Coral Reef Alliance (CORAL) | Key partner for developing sustainable business models for marine protected areas/ LMMAs and for conducting review of user-pay systems for MPAs/LMMAs (comp 1) |
| Fiji Locally Managed Marine Area (FLMMA) | FLMMA is an essential partner (for research and extension) for R2R work on LMMA/MPAs (comp 1). |
| International Union for Conservation of Nature (IUCN) | Key partner for assessing and conserving endangered species, especially valuation of ecosystem services (comp 1), conserving mangroves including assessments of their ecosystem services and carbon sequestration e.g. in Ba, Labasa and Tuva (comp 2) water catchment values (comp 3). |
| Live and Learn (L&L) | Essential partner for R2R education and awareness programs, especially in comps 3 & 4 with opportunity to follow-up on its work in Ba and Labasa. |
| National Council of Women Fiji (NCWF); Soqosoqo Vakamarama iTaukei (SVT) | NCWF and SVT are key partners for project activities involving capacity development, training and development of income generating opportunities for iTaukei women across all project components and in all catchments. |
| National Trust of Fiji (NTF) | A key partner for Comp 1 activities including the development of new terrestrial PAs in Tunuloa, Tuva and Vunivia, and associated plans to utilize and contribute to long-term financing for these PAs using the Sovi Basin Trust fund. |
| NatureFiji-MareqetiViti (NFMV) | Vital partner for Comp 1 activities, and the key implementing partner for the planned new terrestrial PA in Tunuloa, and for rapid assessments of ecosystem services using TESSA. NFMV is an R2R co-financier. |
| Organization for the Industrial, Spiritual and Cultural Advancement (OISCA) | OISCA is an important collaborating and implementing partner in the R2R project e.g. training of selected youths from water catchments in sustainable/organic farming. OISCA has also indicted its interest in supporting the project through mangrove and coral replanting in Tuva and Ba catchment. |
| Partners in Community Development Fiji (PCDF) | Useful partner for community-based, rural development and environmental protection elements of project, notably in Comp 3. |
| SeaWeb | Seaweb is a key partner for implementation of several activities in comp 4. |
| Wildlife Conservation Society (WCS) | WCS-Fiji is a key implementing partner for the R2R project, especially for comp 1 and 3 in the three Vanua Levu catchments. WCS-Fiji is an R2R co-financier. |
| Women in Fisheries Network – Fiji (WIF) | Key partner for implementing the R2R project and ensuring strong participation of women. Assistance with information dissemination on the role of women in fisheries, sustainable fisheries methods and approaches through lessons learnt. WIF will also assist in policy development and advocacy campaign to promote women’s engagement in sustainable fisheries management. |
| World Wide Fund for Nature (WWF) | WWF will be a major collaborating and implementing partner in the R2R project, especially in comps 1, 3 and 4, marine protected areas/LMMAs, e.g. building on its work with Macuata Cokovata qoliqoli. Opportunity to work with WWF and Labasa Sugar Mill to minimize its outflow of waste into the Qawa River that drains directly into and negatively impacts the marine area adjacent to the mouth of the Labasa River. WWF is an R2R co-financier. |
| - Private Sector |  |
| Fiji Pine Ltd | Support and identify opportunities for Forest Stewardship Council certification and REDD+ activities for pine plantations (Comp 2) in Ba, Labasa and Tuva catchments. The planned reforestation projects along the Tuva catchment will assist FPL in complying the FSC Principle #6 & #9. R2R project team to collaborate with FPL on developing a new PA in upper Tuva catchment (which is partly covered in FPL lease area; Comp 1). Major R2R co-financier. |
| Fiji Hardwood Corporation | Support and identify opportunities for Forest Stewardship Council certification and REDD+ activities for mahogany/hardwood plantations (Comp 2) in Ba and Labasa catchments. |
| Fiji Tourism and Hoteliers Association FTHA (incl. Natadola Intercontinental, Natadola Beach Resort; ManFriday Resort, Likuri Island) | Liaise with FTHA and link with coastal tourist and eco-tourism resorts to develop tourism opportunities in the Tuva catchment hinterland. R2R to linked to tourism industry CSR and organized tourist volunteer activities to improve land use in the catchment and improve water quality (comp 3) and reseed corals. |
| Ba and Labasa Chambers of Commerce | Support operations and activities of the respective Catchment Management Committees to implement sustainable flood reduction measures (comp 3 in Ba and Labasa). |
| - Resource owners and local groups |  |
| Mataqali (land owning clans) | Activities undertaken on iTaukei land require permission and support of mataqali (> 75% of members). |
| Qoliqoli (fishing ground rights holders) | Essential project partners and beneficiaries for development, enhancement and enforcement of LMMAs/MPAs. |
| Local people and associations (including Women, Youth, Faith-based and Village organizations) | Essential project partners, implementers and beneficiaries for all R2R project components and catchments. |
| - Others |  |
| University of South Pacific (USP) | USP’s Institute of Applied Science has a major role in undertaking biodiversity assessments (BIORAPs) in Upper Tuva and Tunuloa (comp 1). Also a key partner for work in LMMAs in Ba, Tunuloa and Vunivia. IAS managed LMMA sites include Vanua o Votua and Vanua o Namuka & Dogotuki qoliqolis connected with Ba and Vunivia catchments, respectively. USP’s Pacific Centre for Environment and Sustainable Development is a key partner for implementing comp 4. |
| Secretariat of the Pacific Community (SPC) | SPC is key collaborating partner through its LRD – forestry, agriculture and land use; FAME – fisheries management and SOPAC – implementing partner for Pacific Is Regional R2R project |

B.2 Socio-economic benefits of the project:

The socio-economic benefits to be delivered by the R2R Project at different levels are outlined below:

1.	National

The R2R project will provide for improved policy and legislation on Integrated Natural Resources Management (INRM) and covering catchments, land, water, forests, fisheries, mangroves, seagrass meadows and coral reefs. Improved governance and management will be undertaken by the new R2R institutional arrangement in a holistic approach involving diverse stakeholders in an inclusive framework from the communities to the R2R Project Steering committee. The same R2R structure and process will also facilitate the introduction of INRM policy and law into sector and national plans through its committees and working groups. In this regard the INRM policy strategy and legal reforms are in direct conformity with the national Green Growth Framework. Accordingly the R2R is contributing to an increase in national and government capacity for INRM as a new economic development strategy with major project socio-economic benefits.

R2R will introduce improved catchment management with major socio-economic benefits including reduced flooding of croplands, vulnerable settlements, villages and commercial centres, and diminished need for expensive periodic dredging operations. Biodiversity conservation with terrestrial and marine resources and practical measures at the community level such as early warning, rain gauge and floodgates have been readily endorsed by R2R stakeholders as disaster risk reduction measures which produces higher benefits especially to disadvantaged groups/ communities than disaster and post-disaster management responses.

The project will provide villagers in remote locations with more livelihood options reducing urban drift and associated social, economic and infrastructure problems. Reference have been made in the project document to the WB Report on Fiji poverty and urban drift and the proposal for rural agricultural programmes as one of the proposed solutions. The introduction of livelihood projects by R2R, as part of biodiversity conservation measures, will increase income earning capacity especially of women and youth who statistically comprise most of the migrants to the urban centres and as well the population of the rural poor. Women and youth population numbering 73,665 and 86,972, respectively, make up the majority of the catchment population. It is expected that the R2R livelihood projects will impact positively on improving the lives of women and youth. From field visits and government reports, rural women in the project catchments face many challenges, amidst poor and costly transport, public utilities and infrastructure. Women look after the homes and all livelihood aspects including agricultural production and sales; the latter is generally undertaken on weekly basis with marginal but essential income and savings, FJD 50 – 100 and FJD 20, respectively. In addition the catchments’ population at 73,665 women have very limited employment prospects and often need to migrate to urban areas in search of a job. Amidst high rural poverty, 44% nationally, female employment is low and of course unemployment high. Not economically active women number 80,516 compared to males at a low 4,928. Similar illustration on those in employment and economically active in the catchment sites is low for women at 8,670 than males at 25,506. Women face discrimination, low employment and poverty, and will benefit from empowerment through R2R livelihood projects. The WB and GoF Poverty Report 2009 advocated rural development, with an agriculture focus, as well as female gainful employment for money as important parts of poverty reduction strategies. Successive Fijian Governments have not been able to reverse urban drift: the planned increase in economic activities in more remote and upper catchment areas will help catalyse development with socio-economic benefits including through enhanced local retail shops, agricultural and value adding processing centres and rural medical/health centres.

R2R will also deliver on sustainable production of economically important species such as yasi/sandalwood, ivi/Polynesian chestnut; numerous fin-fish e.g. parrot fish, groupers; qari/mangrove crabs, ura/prawns, and kai/freshwater mussels. The benefits R2R input in this instance is provision of both conservation and new income earning opportunities and with commodities at the high end of the market. The R2R is also providing new income opportunities for both gender groups such as for men in forestry and pelagic fishery activities and for women through gathering of ivi, prawn, crabs and freshwater mussels. As with diversification, new improved cropping and overall increase in productivity within  agriculture sector,  diversification in the forestry and marine products under this R2R project will also be creating improved marketing/sales, and also value adding and new business opportunities. The R2R focus on production of high-value, non-perishable produce will in large measure counter the high transport costs of trading, and may encourage traders to upper and remote catchment areas. Livelihood projects and diversification will also mean improved nutrition with more consumption of fish, vegetables/fruits and low glycaemic index root crops. Generally R2R at the national level will be the catalyst for economic development through a new INRM economic model for rural and catchment socio-economic development in Fiji with small local centres.

As stated above, such development efforts under R2R will also increase employment levels in the primary sectors in the catchment areas which are currently low, viz. Agriculture – 12,956; Forestry - 421 and Fisheries – 1,062.

Increase in economic activities will boost employment and directly contribute to the national status of these sectors which are largest contributors (excluding tourism) to the national economy as export sources. Other sectors are shown for information purposes only. In fact a significant portion of Fiji’s economy (2009 figures) is dependent on the maintenance and sustainable utilization of its primary production resources:

1. Agriculture 			FJD 416 M (including sugar of 175 M)

2. Fish (pelagic and EEZ) 	FJD 320 M

3. Mineral Water            	FJD 161 M

4. Gold                              	FJD I37 M

5. Garments                      	FJD 89 M

6. Forest products            	FJD 69 M

R2R will contribute positively to agriculture, forestry and fisheries. For example with fisheries through better managed MPAs, mangrove replanting and protection, and sustainable fisheries production raising income levels through retail and business/wholesale.  R2R progressing commercial and environmental forestry and agroforestry, including replanting with often-neglected native timber, fruit and nut tree species, assisting regeneration of native forests and woodlands and also strengthening and creating new terrestrial PAs and LMMAs which will increase volumes and new species and earning contributing locally to the people and nationally as well. A related economic benefit is creation of wealth through introduction of fees and ecosystem services for the conservation efforts in PAs/LMMAs. However the single most significant R2R economic contribution will be through the agriculture sector which is third largest export sector and contributes 28% employment in formal sector and 9% of GDP. R2R in the choice of project and budget is directly contributing to four major components of agriculture namely crops, horticulture, livestock and subsistence. Economic benefits include increasing income at local levels and with increase productivity contributing to national needs.

Tourism earns FJD 1.33 Billion per year for Fiji and attracts 600,000 visitors annually, more than two-thirds of Fiji’s population. R2R will provide significantly enhanced opportunities, although mainly indirect, to the consolidation of ecotourism including exploration of user fee systems. As Fiji’s economy further develops and matures, women groups especially will graduate to other more lucrative economic activities such as eco-tourism and small retail outlets from value-added agricultural produce and handicrafts.

2.	Local

Many of the local socio-economic benefits under R2R overlap those noted at the national level. R2R’s focus on environment and sustainability will generate long-term positive benefits such as continuing earnings from livelihood projects and empowering of women and youth with improved incomes and living standards. Communities influence through R2R project will become less economically reliant on unsustainable and damaging monocropping systems (especially root crops) as new improved agro-ecosystems/farming practices and agro-forestry promoted under R2R will deliver improved yields and increased revenues. Villagers visited during the PPG phase advanced proposals for eco-tourism, small scale agricultural and fishery projects for women and livestock, fishing and yaqona, forestry and ginger projects for youth; many of which will be supported during project implementation.

With an improved local environment, vital goods and services such as potable water and wild harvested foods and plants for medicinal purposes will increasingly be available. This provides new niche market opportunities and value adding and create possible partnership between villagers and private sector on agricultural goods and processors or forestry conservation and new logging or commercial retail in the tourism sector or eco-tourism. Certifications, including FSC, fair trade and organic will be developed for rural based companies and entities in the project catchments. The R2R will deliver on greater sustainability on local food production and increased self-sufficiency and improved health will result in less need for expensive and often unaffordable travels to markets and medical centres.

The R2R project will generate economic and financing mechanisms to resource owners, and improving sustainability of Protected Area systems. This will entail increasing the financing of PA systems and developing sustainable financing models. Local communities especially women and youth will be empowered as project leaders and participants through catchment planning and management, information awareness, project training and scholarships and new employment opportunities created for rural dwellers. Income levels of women and youth will increase with new commodities and increased productivity under the livelihood projects. As stated earlier on, women and youth form the majority of the catchment population and therefore the economic strength of the community. With empowerment programme under R2R their earning and buying power is increased and women can collectively take on and generate other economic activities aside from their own needs and that of their immediate families. The market is brought closer to their doorstep with middle-men and exporters buying from farm gate. More women in rural parts of the project catchments will have more time and money to engage in other economic pursuits, including eco-tourism and small scale retail, value-adding and other services business. The project will assist the government in the people’s livelihood/income, addressing poverty, empowering women, contribute to national economy and to the global agenda on sustainable development.

B.3 Explain how cost-effectiveness is reflected in the project design:

The project has been structured and activities designed to reflect best value for money. Some of the strategies employed and activities developed which demonstrate this cost-effective approach are as follows:

Holistic approach to project design – the adopted R2R approach for catchment management and connected marine ecosystems maximises opportunities for synergies, such that the selected actions and interventions often have multiple benefits, e.g. development and employment of well-designed agroforestry systems incorporating native tree species has benefits in terms of carbon sequestration, improved nutrition and food security and more resilience to climate extremes, whilst improving the downstream quality of water and providing biodiversity conservation and livelihood benefits.

Cost effective forest carbon sequestration approaches: The most cost-effective approach to deal with global climate change will involve a combination of appropriate mitigation and adaptation strategies as elaborated in this project design – mitigation strategies include forest protection and development of new forest carbon stocks, whilst adaptation strategies include more diversified and robust production systems, including better use of local agrobiodiversity. The combination of Fiji R2R project measures to enhance carbon stocks have been carefully selected and designed to maximise CO2 sequestered per GEF funds investment – i.e. restoration of forests through fire control awareness/direct seeding and assisted natural regeneration; mangrove protection; stand enhancement (especially vine cutting) and reforestation pilot projects. The cost (GEF and co-finance) for carbon sequestered and emissions avoided (direct project lifetime) is a modest $US 2.81 per MT CO2 equivalents.

Focus on mangroves – mangroves are of critical economic and environmental importance in Fiji (and internationally) including supporting local livelihoods – artisanal and subsistence fisheries; blue forest carbon stocks (and proportionately mangroves are of greatest importance amongst Fiji forest types); fish nurseries including for international and pelagic fish species, both commercial species and endangered top chain predators such as hammerhead sharks; filtering waters leaving the catchments at its entry into ocean ecosystems including removal of sediments and excess nutrients; and coastal protection. Hitherto mangrove protection and restoration has been neglected in Fiji, save for the efforts of OISCA, NGOs and communities, and R2R will address this gap.

Major Co-financing of R2R by Government Ministries and NGOs - working on projects with shared objectives and working in the same areas/communities considerably increases the scale and magnifies project impacts. Also the R2R project will actively involve local communities and private sector which, as well as ensuring ownership and sustainability, will improve cost effectiveness – e.g. communities cost sharing on maintenance of new tree plantations; private sector involvement in Catchment Management Committees will result in more cooperation and engagement on catchment improvement activities to reduce flooding, such as through their CSR programs.

Limit expensive budget lines - The project design will requires minimal involvement of international consultants, and only where they are essential, add considerable value through bringing an international perspective and where such expertise not locally available. Budgeting for project-related meetings has been kept trimmed to ensure cost-effectiveness of necessary meetings.

Training – A ‘Train the trainer’ approach will be adopted in order to improve the manageability and cost effectiveness of capacity building and training. The project will participate in the relevant regional trainings that will be provided by the Regional R2R Project.

Flood mitigation – The approaches to be employed to mitigate flooding in the project catchments, such as riparian zone rehabilitation and upland catchment reforestation are those which have been shown to be most favourable economically  (in terms of NPV and C:B analyses) through studies undertaken in Fiji, including Ba River, by Landcare Research New Zealand. They also provide wider benefits in terms of forest carbon sequestration and biodiversity conservation.

Pilot/ model projects to demonstrate benefits – The project uses priority/model pilot catchments with expected spill over benefits for neighbouring catchments and other parts of Fiji given the representativeness, diversity and geographic spread. The reforestation activities have been done on pilot demonstration scale, incorporating R&D objectives, and as such will generate knowledge which will be available to GoF, communities/landowners, private sector and others.

- DESCRIBE THE BUDGETED M& E PLAN:

The monitoring and evaluation (M&E) scheme will be applied in accordance with the established UNDP procedures throughout the project lifetime. As an implementing partner, DoE/MLGHE, together with the UNDP Multi-Country office in Fiji will ensure the timeliness and quality of the project implementation. The M&E plan, with budget, will be implemented as described in Project Document and below.  Technical guidance and oversight will be also provided from the UNDP’s Regional Bureau for Asia Pacific, as well as the Project Steering Committee. The project will be monitored through the following M&E activities:

M&E Activities, Responsibilities, Budget and Timeframe

| Type of M&E activity | Responsible Parties | Budget USD | Time frame |
| --- | --- | --- | --- |
| Inception Workshop (IW) | - PMU/DoE | 7,500 | Within first three months of project start up |
| Inception Report | - PMU | None | Within one month from IW |
| Measurement and Means of Verification for Project Progress on output and implementation | - Oversight by RPM and Project team | Included in RPMU budget | Annually prior to ARR/PIR and to the definition of annual work plans |
| Annual Project Review/PIR Two-day review meeting to rotate amongst Divisions/catchments (Nausori, Labasa, Lautoka and Savusavu) | - RPMU - RPM and team - Communities Conservation Coordinators - CMCs - UNDP Fiji MCO - UNDP APRC | Included in RPMU budget | Annually immediately prior to Project Steering Committee Meeting |
| Project Steering Committee Meeting | - DoE - UNDP Fiji MCO | Included in RPMU budget | Annually |
| Periodic status/ project progress reports | - RPM and Project team | None | Quarterly/ Annually |
| Mid-term Evaluation | - Project team, - UNDP Fiji MCO - Independent Consultant | 20,000 |  |
| Final Evaluation | - Project team, - UNDP Fiji MCO - Independent Consultant | 24,000 | At least two months before the end of project implementation |
| Project Audits | - UNDP Fiji MCO - RPM and Project team | 18,000 | Following UNDP finance regulations and rules |
| Visits to R2R project field sites | - Project staff - UNDP Fiji MCO - Government reps | Included in operational costs | At all stages of project implementation |
| Total Indicative cost |  | USD 69,500 |  |

During the PPG phase the respective and concerned Ministries were kept involved and informed, however there will be a need for pre-project discussions (e.g. amongst national government departments based in Suva as well as offices based in districts/provinces where the catchments and project demonstration sites are located), including the inevitable post-September 2014 Election changes in Ministries and Heads of Departments.  There is also a need for awareness raising amongst senior government officials (e.g. Directors) as the several Departments will provide technical support (e.g. Fisheries, Forestry, Agriculture). During this period the DoE may also want to discuss and develop Memorandum of Understandings/ Agreements with other Departments.

The Project Inception Workshop will be held within the first three months of project start with those with assigned roles in the project management, administration and finance, UNDP Fiji MCO and where appropriate/feasible, regional technical advisors as well as other key stakeholders. The Inception Workshop is crucial to building ownership for the project results and to review the first year annual work plan.  The Inception Workshop will also provide a detailed overview of reporting, monitoring and evaluation (M&E) requirements, and agreed on the Monitoring and Evaluation work plan and budget. The following M&E tasks will be undertaken each quarter:

•	Monitoring of the progress made in the UNDP Enhanced Results Based Management Platform.

•	Regular updating of the risk log based on the initial risk analysis submitted, in ATLAS (UNDP corporate management system). Risks become critical when the impact and probability are high. Note that for UNDP GEF projects, all financial risks associated with financial instruments such as revolving funds, microfinance schemes, or capitalization of ESCOs are automatically classified as critical on the basis of their innovative nature (high impact and uncertainty due to no previous experience justifies classification as critical).

•	Project Progress Reports (PPR) based on the information in Atlas, and generated in the Executive Snapshot. Progress to be summarized in tabular form based on SRF,

•	Monitoring issues, lessons learnt, etc. through the use of other ATLAS logs. The use of these functions is a key indicator in the UNDP Executive Balanced Scorecard.

The key annual monitoring reporting will be through the Annual Project Review/Project Implementation Reports (APR/PIR). This key report is prepared to monitor progress made since project start and in particular for the previous annual reporting period (30 June to 1 July). The APR/PIR combines both UNDP and GEF reporting requirements. The APR/PIR will report on:

•	Progress made toward project objective and project outcomes - each with indicators, baseline data and end-of-project targets (cumulative).

•	Project outputs delivered per project outcome (annual).

•	Lesson learned/good practice.

•	AWP and other expenditure reports

•	Risk and adaptive management

•	ATLAS QPR.

•	Portfolio level indicators are used by most focal areas on an annual basis as well.

The R2R Project Steering Committee (PSC) plays a critical role in project monitoring and evaluation by quality assuring these processes and products, and using evaluations for performance improvement, accountability and learning.  The UNDP Fiji MCO will conduct visits to project sites based on the agreed schedule in the project's Inception Report/Annual Work Plan to assess first hand project progress. Other members of the PSC may also join these visits. A Field Visit Report (back-to-office report) will be prepared by UNDP MCO and will be circulated no less than one month after the visit to the project team and PSC members.

The project will undergo an independent Mid-Term Evaluation at the mid-point of project implementation. The Mid-Term Evaluation will determine progress being made toward the achievement of outcomes and will identify course correction if needed. It will focus on the effectiveness, efficiency and timeliness of project implementation; will highlight issues requiring decisions and actions; and will present initial lessons learned about project design, implementation and management. Findings of this review will be incorporated as recommendations for enhanced implementation during the final half of the project’s term. The organization, terms of reference and timing of the mid-term evaluation will be decided after consultation between the parties to the project document. The Terms of Reference for this Mid-term evaluation will be prepared by the UNDP CO based on guidance from the UNDP Asia-Pacific Regional Centre. The management response and the evaluation will be uploaded to UNDP corporate systems, in particular the UNDP Evaluation Resource Center (ERC). During the last four months, the project team will prepare the Project Terminal Report. This comprehensive report will summarize the results achieved (objectives, outcomes, outputs), lessons learned, problems met and areas where results may not have been achieved. It will also lay out recommendations for any further steps that may need to be taken to ensure sustainability and replicability of the project’s results.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

A.   Record of Endorsement of GEF Operational Focal Point (S) on Behalf of the Government(S): (Please attach the Operational Focal Point endorsement letter(s) with this form. For SGP, use this OFP endorsement letter)

| Name | Position | Ministry | Date (MM/DD/YYYY) |
| --- | --- | --- | --- |
| Mr. Jope Davetanivalu | Director of Environment | Ministry of Local Government, Urban Development, Housing and Environment | March 27, 2013 |

B.  GEF Agency(ies) Certification

| This request has been prepared in accordance with GEF/LDCF/SCCF/NPIF policies and procedures and meets the GEF/LDCF/SCCF/NPIF criteria for CEO endorsement/approval of project. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Agency Coordinator, Agency name | Signature | Date (Month, day, year) | Project Contact Person | Telephone | Email Address |
| Adriana Dinu, UNDP-GEF Executive Coordinator |  | 21 January 2015 | Jose Erezo Padilla | +66 2 304 9100 ext. 2730 | jose.padilla@undp.org |

ANNEX A: Project Results Framework

| Project Activity | Objectively verifiable Indicators |  |  | Means of verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- |
|  | Indicator | Baseline | Target |  |  |
| Objective: To preserve biodiversity, ecosystem services, sequester carbon, improve climate resilience and sustain livelihoods through a ridge-to-reef management of priority water catchments in the two main islands of Fiji | Fiji R2R Project Work plan being implemented on time and budget. | Increasing human pressures on natural resources (aggravated by climate change and environmentally invasive species), are resulting in ongoing forest and land degradation in many parts of Fiji, with associated increased soil erosion, flash flooding, chemical and nutrient runoff, water pollution and deterioration of associated riverine, estuarine and marine resources. | Identified key interventions, including improved land use planning and catchment management, new and better managed protected terrestrial and marine areas, reforestation, agroforestry, sustainable financing mechanisms for PAs including from donors and market-based sources, progressively implemented in the six priority, representative catchments as per the Fiji R2R Project work plan. By End of Project: All six catchments have sound catchment management plans which promote more integrated natural resources management and which are being implemented by Government agencies, private sector, NGOs and resource owners and users. Multi-stakeholder catchment management committees successfully operating in at least four catchments (Ba, Labasa, Tuva and Waidina). | Project Reports and publications (including annual reporting by PMU of DoE to UNDP). Government and NGO publications and communication materials and publicly accessible website (Comp 4). Mid- and end of project survey of activities and impacts to be conducted by DoE in partnership with Provincial Offices. | Pressures on natural resources and the environment will increase due to increases in population and/or increases in consumption. Implementation of field activities such as reforestation and coastal protection will be adversely impacted by extreme climatic events (severe cyclones, flash flooding, ENSO (droughts) and tsunami. Lack of capacity for legal enforcement of environmental and forestry legislation and policies and community-based environmental taboos. The Government of Fiji, UNDP and other NGO partners are able to provide the promised co-financing, or that alternative sources can be identified. Inadequate collaboration among concerned Government agencies and other stakeholders needed to create a national policy and legal environment conducive for REDD+, integrated sustainable natural resources management on iTaukei lands, including protected areas and FLMMAs. |

| Project Activity | Objectively verifiable Indicators |  |  |  | Means of verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
|  | Indicator |  | Baseline | Target |  |  |
| Outcome 1.1 Improved management effectiveness of existing and new protected areas | Important biodiversity conserved in the six catchments, including terrestrial, riparian and marine ecosystems, endemic and rare species and genetic diversity (especially in keystone species, agrobiodiversity, forest genetic resources |  | One viable, formal existing terrestrial PA (Sovi Basin 16,344 ha) and five extensive ‘quasi protected’ mangrove stands (6,785 ha), as part of a vast coastal area of LMMA (387,200 ha). Limited local management and protection. Variable knowledge of status of biodiversity conserved in PAs. | Three new terrestrial protected areas (Tunuloa – 4,400 ha; Tuva - 1,300 ha and Vunivia – 3,500 ha) and six enhanced MPA/LMMAs (3,872 km2 - IUCN Category VI) and one new LMMA of 9.7 km2 (Tuva). Two additional comprehensive BIORAP assessments (new Tuva PA in Year 1 and Natewa/Tunuloa IBA in Year 2). Management plans developed based on existing community conservation action plans and implemented for each PA. | Reports of project activities (quarterly, annual, M&E) PA trust fund reports GEF BD Tracking Tool reports | Mataqali (iTaukei land-owning units) and iqoliqoli (fishing grounds) customary fishing rights owners will agree to review, reconfigurations and/or confirmation, and actively support new PAs and help monitor and prevent illegal activities Tuva PA can be protected from wildfire, including through green and agroforestry buffer zones Environmentally invasive species, especially African tulip can be prevented from entering and spreading in PAs |
| Output 1.1.1: Expanded terrestrial and marine PA System | Status of protected areas (terrestrial and marine) in terms of biodiversity conserved, size and number in the six catchments and their connected marine habitats |  | Terrestrial: Sovi basin (16,344 ha); Natewa/ Tunuloa IBA (6,625 ha, with 4437 ha in Tunuloa district) – insecure protection status; Vunivia Catchment: (34 ha). Coastal: Tuva mangroves (710 ha); Rewa delta mangroves (8,636 ha); Labasa mangroves (approx. 3,000 ha), Ba mangroves (4,594 ha); Vunivia mangroves (355 ha). Mangroves are mainly located on state land, inadequately valued and protected by Department of Lands. Note: Priority Protected Area Network identified by PAC – but yet to be formally adopted and implemented by Government | Three new terrestrial protected areas (Natewa Peninsula 4,400 ha, Tuva - 1,300 ha, and Vunivia –3,500 ha) delineated and formally established, and seven MPAs/LMMA with strengthened conservation status (IUCN VI) in Ba (Vanua o Votua qoliqoli - 1531.8 km2), Labasa (Macuata Cokovata qoliqoli - 1344 km2, Vanua Labasa qoliqoli -38 km2 and Vanua Wailevu qoliqoli – 41 km2), Rewa delta (comprising Vanua o Noco qoliqoli 43.4 km2 & Vanua o Burebasaga qoliqoli 111.7 km2), Tunuloa (Cakaudrove Tunuloa qoliqoli comprising Yaroi 678 km2 & Somosomo 31.4 km2),Tuva (Vanua o Cuvu and Tuva qoliqoli 9.7 km2) and Vunivia (Vanua o Namuka and Dogotuki qoliqoli 132 km2) | Reports of project activities (quarterly, annual, M&E) PA trust fund reports GEF BD Tracking Tool report Forestry reports/ inventory of mangroves and forest reserves in catchment | Mataqalis and qoliqoli owners will actively support planned new PAs Financial returns to owners from PA lease will be equal to or greater than that which can be obtained through exploiting the natural resources present (especially timber and fisheries). Tuva PA can be protected from wildfire, including through education & awareness, green and agroforestry buffer zones |
| Output 1.1.2: Improved Management of PA System | Management plans developed and implemented for the protected areas (terrestrial and marine) in the six catchments and their connected marine habitats |  | Current protected areas generally have no formal management plans and are subjected to minimal management interventions, other than restrictions on harvesting. Information on biodiversity assets being conserved ranges from very good (Sovi) to limited (Tunuloa) | Management plans developed for at least four terrestrial and four marine protected areas in the R2R catchments and implemented through collaborative partnerships under a community governance body. | PA management plans Reports on biodiversity surveys of each PA | Simplified PA management plans are able to be mainly implemented by local communities with minimal external resources (other than training, capacity building and some equipment/tools). |
| Outcome 1.2: Improved financial sustainability for terrestrial and marine protected area systems | Long term viability of PAs ensured through well-managed, viable/ adequate Trust funds financed from diverse sources including payments for ecosystem services (REDD+), user fees and philanthropic donations including from international conservation NGOs. |  | Sovi Basin has an established Trust Fund which used as the legal financial instrument for other PAs in Fiji (including through R2R). User fees systems for FLMMAs are being trialed in Fiji. Fiji is well advanced with REDD+ readiness with policy developed and being enacted, but further discussions and legislation is needed. | Valuation of biodiversity and ecosystem services undertaken for Sovi basin and one seascape PA. User fee system developed and pilot tested for one marine PA/LMMA (Tuva-Natadola). | Reports of project activities (quarterly, annual, M&E) PA/Sovi Basin trust fund reports GEF BD Tracking Tool reports | Performance of global financial systems/ developed economies is satisfactory and enables donors such as GEF and international conservation NGOs to provide funds for Fiji’s PAs. Tourist visitor numbers are maintained or increased such that user fees, ecotourism and other tourist-related income can be generated for PA management. PES systems continue to advance internationally, and REDD+ financing can be generated in Fiji in support of forested PAs and blue carbon (including mangroves). |
| Output 1.2.1: Valuation of biodiversity conservation and other ecosystem services completed in at least two sites as basis for sustainable conservation finance approaches | Ecosystem services of PAs, including for biodiversity conservation, water catchment, coastal protection and carbon sequestration, are properly valued and that the owners/managers of these PAs can use this information to generate funding for their ongoing protection and management |  | There have been very few thorough evaluations of ecosystem services in Fiji – Rao et al. (2013) found that the service functions of mangroves in Lami outweighed direct extractive functions by a factor of five. IUCN/MESCAL initiated a valuation of the Rewa Delta mangroves. Some analysis of ecosystem services will be undertaken in Fiji in 2014 through IUCN/MACBIO project. Considerable work has been undertaken on valuation of ecosystem services in other tropical, developing island countries which may be relevant to Fiji | Comprehensive valuation of biodiversity conservation and ecosystem services undertaken for Waidina (viz. Sovi basin PA, Wainavadu catchment) and Rewa Delta mangroves and seascape PAs. Assessment of carbon stocks in mangroves associated with R2R project catchments (which are yet to be assessed viz. Ba, Labasa, Tunuloa, Tuva and Vunivia) and comprehensive fisheries biodiversity /livelihoods values (gender disaggregated) in these areas. Rapid Assessment of Ecosystem Services for new/enhanced marine and terrestrial PAs in Ba, Labasa, Tunuloa, Tuva and Vunivia catchments. | Reports on the Value of Ecosystem Services, including sustainable livelihoods, in R2R priority catchments | Inadequate funding available from international community and other benefactors to pay for the ecosystem services provided by PAs Lack of appreciation/ undervaluing at international and national political levels of ecosystem services (even after economic studies undertaken) |
| Output 1.2.2: Review of user fee system and options for LMMA in Fiji, including development and implementation of user fee system for Tuva/Natadola | User fee systems financing marine and mangrove protected areas developed and functioning as intended |  | At least two user fees systems for FLMMAs are in operation in other parts of Fiji which can be studied and developed as model. | User fee system developed and pilot tested for one marine PA/LMMA (Natadola). | Report of user fee system developed and piloted for Natadola marine PA/ LMMA | A national user fee system for LMMAs will be cumbersome and difficult to implement – viz. which users pay, how will funds are collected and then disbursed User fee systems for LMMAs are likely to be highly geographic/context specific and dependent on tourist activities such as dive operations |
| Outcome 2.1: Carbon stocks restored and enhanced in priority catchments | Carbon stocks increased in living biomass in trees in six priority catchments |  | The estimated living (above and below ground) biomass in trees (native forest including mangroves, and plantations) at the start of the project is 49.55 million tonnes CO2 equivalents: Ba: 13.75 M tonnes Labasa: 5.56 M tonnes Rewa Delta 15.22 M tonnes Tunuloa: 1.77 M tonnes Tuva: 3.47 M tonnes Vunivia: 1.28 M tonnes Waidina: 8.49 M tonnes | The target for reforestation and forest rehabilitation established during and by the project is: New plantings: 1,305 ha and Forest rehabilitation: 600 ha. A substantial area (est. 20% of grasslands) totaling approx. 16,000 ha in fire-prone catchments (Ba, Labasa, Tuva) to spontaneously regenerate to scrub/ woodland/ forest following education and awareness campaigns to reduce burning and promotion of assisted natural regeneration. The long-term target for reforestation in the six R2R priority catchments is 20,000 ha. | Reports on assessments of carbon stocks in the six priority catchments, specifically on changes in carbon stocks in those areas where a project intervention has occurred – viz. reforestation, agroforestry and/or forest protection Reports of reforestation and enrichment plantings and protection activities | Forest carbon stocks will be incorrectly assessed due to insufficient sampling and/or inadequate stratification of vegetation into similar carbon stock classes Carbon stored in replanted and regenerated trees will be limited due to need to focus only on native species |
| Output 2.1.1: Restoration and enhancement of carbon stocks in degraded forests in six priority water catchments using native tree species commencing with demonstration plots in each catchment | Increased area of healthy, growing multiple use and protection forests comprised of native tree species ( and secured as part of a permanent forest estate) |  | Map of each catchment showing different vegetation classes and areas | The target for reforestation and enrichment planting is 1,905 ha during the project period as follows (with long term target totaling 20,000 ha or approx. 25% of grasslands in brackets): Ba 300 ha (12,000 ha) Labasa 420 ha (2,000 ha) Waidina/Rewa 360 ha (1,000 ha) Tunuloa 240 ha (250 ha) Tuva 360 ha (4,500 ha) Vunivia 225 ha (250ha) | Assessments of satellite images of catchments, especially project intervention sites, and informed by ground surveys of forest cover (in permanent sample plots) | Resources are inadequate to undertake the planned forest restoration and reforestation activities The reforested areas will sooner or later regress to poorer carbon stocked and less vigorously growing forests due to lack of maintenance or fire. |
| Outcome 2.2: Sustainable forest management achieved through innovative market-based schemes | A substantial gazetted permanent forest estate, including production/ multiple use forests managed according to SFM principles and certified through an internationally recognized schemes (such as FSC) and protection forests (supported through PES such as REDD+) |  | Forest legal situation complicated by having relevant laws spread across multiple pieces of legislation. Legal situation with respect to REDD+ and carbon rights yet to be clarified. FSC certification has been under consideration for many years but has yet to be adopted. | Updated forestry legislation, with Fiji’s key forest assets permanently protected and gazetted and providing an optimal range of services and products for resource owners, the general population, forest industry and Government. | DoF Annual Reports Forestry and allied legislation published in Government Gazette FSC website and reports | Forestry sector and matters, especially environmental dimensions, become politically marginalized Traditional landowners object to their lands being permanently gazette as forest estate Popularity or credibility of FSC wanes as the premier international market-based timber certification system |
| Output 2.2.1: Completed forest certification and verification of timber supply chains for plantation forests (pine and potentially mahogany) covering 15,000 hectares to reduce pressure on forest resources, building on ongoing efforts | Fiji’s forestry industries (notably pine and mahogany plantations and native forest logging operations) are FSC certified. |  | Fiji DoF has been actively working on forest certification schemes, but native forestry production operations have yet to be FSC certified. Fiji Pine Group is well advanced with its FSC Certification process and is currently involved in undertaking corrective actions including restoration of landslips and riparian zones. The Fiji Hardwood Corporation and Sustainable Forest Industries Ltd (the major mahogany processor) has been exploring alternative private forestry certification standards but these are costly and likely to have poor recognition in international markets. | All forestry operations in the six target catchments are FSC certified, such that adverse environmental impacts of forest utilization are minimized. High conservation value forests are identified and protected and riparian buffer zones are maintained with native tree species in the R2R priority catchments. | FSC website and company documentation Chain of custody records for timber supply chains from native and plantation forests in the six catchments | FHL and mahogany sector pursues systems of forest certification which have poor international market recognition Fiji Pine Ltd. fails to meet required corrective actions due to lack of resources and skills to implement For small-scale native forest logging operations the costs of FSC certification outweigh the benefits unless a suitable Group Certification System can be established such as for SLIMF (Small and Low Intensity Managed Forests) and an accepted Group Manager identified. |
| Output 2.2.2: Forest policy and related legal and regulatory frameworks reviewed and appropriately reformulated with alignment to SFM/REDD+ methodologies | Fiji’s forest policy, laws and regulations, & related legal and regulatory frameworks operate and function to support sustainable forest management and REDD+ |  | Currently 26 different forestry-related legislations with an FAO-executed GEF 4 project developing overarching forestry legislation. Ongoing policy and legal work includes: - REDD+ Readiness and Policy with draft Strategic plan - Policy area on establishment of comprehensive system of reserves and conservation areas, determining sufficient area as Permanent Forest Estate for sustainable forest management - Revision and Enforcement of the Fiji Forest Harvesting Code of Practice to enhance SFM - Law on the conservation of mangrove ecosystems towards sustainable management | Review and reformulation of relevant policies under overarching forestry legislation. Regulations developed and enacted arising from new forest policies and legislation in relation to SFM, REDD+ and other payments for environmental services (PES). Forest fire policy and legislation developed and implemented. | Government Gazette giving details of relevant laws passed and regulations enacted | Unanticipated delays in public consultation processes, legislative drafting such that laws are not enacted after the project concludes. REDD+ processes and financing stall in international fora |
| Output 2.2.3: Existing carbon monitoring, reporting and verification (MRV) systems reviewed and adapted to forests in Fiji | Levels of carbon stored, and its dynamics, in Fiji’s forests is known and able to be ascribed geographically ( by different Province and islands) and by forest types |  | The level of carbon presently stored in Fiji’s forests has been estimated through a comprehensive national carbon stock assessment (above and below ground living biomass) by the DoF in 2010-11 which found a total carbon stock of 262 M tonnes of CO2 equivalent (comprised of 221 M tonnes in native forests, 27 M tonnes in pine plantation and 14 M tonnes in mahogany plantations), and not including mangroves. Fiji’s forest carbon stock will be re-assessed by DoF in 2014. | Continuously improved national MRV assessments as part of REDD+ program The DoF has identified measures to improve data quality of future assessments including measurement of dead wood. | DoF reports as part of FAO international coordinated MRV. | Permanent sample plots difficult to relocate due to cyclone or other major disturbance Assumptions used to make carbon store estimates may be inaccurate (such as the equation for estimating biomass in tropical forests and the proportion of living biomass below ground) |
| Output 2.2.4: Capacity building for REDD+ for 50 staff in the DoE and DoF, and 60 community leaders in subject areas relevant for each group (e.g. carbon inventory, surveys, MRV, risk management/ mitigation) | Relevant Government staff have capacity to fully and effectively implement Fiji’s national REDD+ strategy and policy |  | GIZ, SPC and FAO in collaboration with partners such as JICA and CIFOR have been running workshops, training programs, including field surveys and building capacity in DoF (including Senior staff, research and technical staff DoF staff well trained in REDD+ and MRV, including carbon inventory surveys Need for development and training in free, prior and informed consent (FPIC) processes for REDD+ for Government staff (including Forestry, Environment and TLTB) | National and local capacity built in REDD+ with training provided to an additional 110 people, in Government, communities and NGOs | Project Training and Project Progress Reports |  |
| Outcome 3.1: Integrated catchment management plans integrating conservation of biodiversity, forests, land and water formulated and implemented in priority sites | Integrated catchment management plans resulting in improved land use, natural resource management and conservation, better environmental and/or economic outcomes for people living in and dependent on the natural resources in the respective catchments. Strengthened coordination of sectoral planning with mainstreaming of land care, sustainable development, green growth etc. |  | The soils, vegetation and land use capability of most of Fiji, including Viti Levu and Vanua Levu, has been mapped and studied. However, only in a few cases has this information been used to inform rational land use planning and conservation actions, e.g. Tuva catchment (Land Use Planning) and Ra Province, Viti Levu (CRISP/ CORAL project). Available policy documents and implementation structure/process at national planning level. | Land use planning and related decisions are well-informed, technically and scientifically sound (including by Government, landowners, private sector). Approved developments increasingly based on land use capability assessments; taking into account interconnectivity of landscape elements and hydrological system, and downstream impacts. National development consultation forums e.g. NEDC convened on regular basis for information and input of all stakeholders. Catchment management plans developed for Ba, Labasa, Tuva and Vunivia River catchments, and periodically revised and updated. With additional resources secured and permitting then - Catchment management plan developed for the Waidina River and progressively extended to entire Rewa River catchment during the second half of project | Published land use capability maps and catchment management plans by Land Use Planning and Catchment management committees. Ministry of Strategic Planning policy publications and consultation process. | Land owners and developers will act in perceived best commercial interests and ignore technically sound advice from Government and NGOs concerning land use options, and/or fail to properly consider the impacts of their actions on those living downstream. EIA process for major new developments in catchments will promote environmentally appropriate outcomes – including assessment of alternatives, rejection of bad developments, monitoring of outcomes and enforcement of consent conditions Relevant Government authorities have capacity, resources and willpower to enforce regulations related to utilization of natural resources (e.g. mining and gravel extraction, forest harvesting, agriculture on steep slopes and near rivers etc). |
| Output 3.1.1: Biophysical, demographic and socioeconomic assessments conducted in six priority water catchments to inform integrated natural resources management | Biophysical, demographic and socioeconomic data available and analyzed on catchment basis (as input into Government policy and decisions making processes) |  | Baseline data on biophysical, demographic and socio-economic data gathered for each catchment during the PPG. This includes soil, geology and vegetation maps; demographic data for villages and settlements and socio-economic data. The Ministry of Strategic Planning with socio economic data and Population and HIES data is available with the Fiji Bureau of Statistics (FBOS) | Biophysical, demographic and socio-economic data gathered during PPG analyzed, with analysis used as input to inform land use planning and project activities in the catchments | R2R Prodoc annexes Government published policy documents and Reports | That data obtained and provided is accurate That Land Planning Section will have human and other resources to properly conduct assessments within planned timeframe FBOS to breakdown national population figures by catchment, by village/community and provide updated figures. |
| Output 3.1.2: Catchment-wide integrated management plans with emphasis on interconnectivities of land, water, coasts, forests, and biodiversity developed, refined or strengthened in at least five priority catchments | Integrated catchment management plans – technically, socio-economically and environmentally sound – developed and implemented for the priority catchments |  | Catchment management planning well developed for Tuva catchment and Sovi Basin (tributary of Waidina), but not for other catchments | Integrated catchment management plans developed for four priority catchments (Years 1 & 2). | Published catchment management plans by Land Use Planning and Catchment management committees. | That Land Planning Section will have human and other resources to develop catchment management plans within the planned timeframe |
| Output 3.1.3: Multi-stakeholder Catchment Management Committees (CMCs), including community organizations, formed and strengthened to implement integrated catchment management plans in six priority catchments | Catchment management committees meeting on regular basis and functioning to manage, monitor ,report and promote improvement management and more rationale use natural resources within catchment |  | The six priority catchments currently do not have catchment management committees. There is a functioning Catchment Management Committee for the Nadi River TAB already have some structures and systems on the ground through their YMST. | Four of the priority catchments have functioning and effective multi-stakeholder Catchment Management Committees | Articles of association of Catchment Management Committees and minutes/reports of meetings | CMC process and recommendations will be taken into full account by Government Departs, Provincial Authorities, landowners, farmers, private sector, NGOs and others. That the CMCs will be sustained after project completion – this will depend on both perceived on-going need and resources.The Waidina CMC will eventually be expanded into a Rewa CMC |
| Outcome 3.2: Strengthened governance for integrated natural resources (land, water, biodiversity, forests) management | Appropriate institutional and governance structures functioning at National, Provincial and Village levels (decision, policy and planning) to provide coherent management of natural resources. Appropriate law, policy and regulations developed and enacted for integrated natural resources management |  | The National Environment Council (NEC), established under the National Environment Act (NEA) is the appropriate functioning body with encompassing TOR and wide representation from all relevant Ministries/ Departments as members. Establish and assess situation with land, water and forest management. | Pending establishment of an integrated natural resources policy, as an interim measure strengthen DoE/NEC with new/ additional NBSAP type model to encapsulate land, water, forests and fisheries conservation under its structure. Empowerment to TAB with additional resources. It has mainstreamed environment into its provincial operation e.g. Provincial Conservation officers and YMST | DoE/NEC/NBSAP structure/operation. Land Use and Forestry Reports, organization structure, system and process. Other government Reports e.g. Ministry of Strategic Planning and National Development. TAB/iTaukei Reports on conservation at province, district and community levels. Review/analyze policy, laws and regulations | Government commitment and budgetary provision for implementation of MEAs it has ratified, in this case the CBD, UNFCCC, UNFCCD. Integration of universal values (governance) into the implementation structure of R2R |
| Output 3.2.1: National sectoral policies strengthened with INRM (covering land, water, forests, biodiversity) in the following sectors: forestry, agriculture, lands, fisheries, iTaukei, tourism and education | Regular and structured consultation between the concerned Government Departments and other stakeholders to consider natural resources policies Ecosystem services especially water catchment, carbon sequestration and biodiversity conservation values fully considered in new developments (infrastructure, mining, agriculture, forestry) |  | Except for NEC/BD/NBSAP/CC consultations among Government Departments occurring on ad-hoc basis. National Economic Development Council (NEDC) no longer functioning. Some consultative forums discontinued. Weak linkages between Land Use Planning (Agriculture) and other Govt Departments. No clear implementation law, policy, regulation and structure in place in some areas. | Strengthened role of National Planning Office in policy coordination and consultation process for integrated natural resources policy in place. Integrated Natural Resources and Catchment Management Policy approved by Cabinet | National Development Policy documents Status of implementation of Rio Agenda on Sustainable Development and Green Growth Framework | High level support for development of integrated natural resource development policy. |
| Output 3.2.2: National and local government relevant agency staff trained in INRM through leadership and/or participation in project activities |  | Well informed and trained staff in Integrated Natural Resources Management in relevant Government Departments. Champions of INRM active at all governance levels. | DoE and TAB/iTaukei short term training programmes. Government and donors provide scholarship for formal qualification. Tertiary institutions /universities conduct training courses, both formal and informal training | Organize Appropriate Curriculum and training sessions for each level. DoE/TAB/iTaukei to conduct short term courses as a priority. Formal training as medium to long term plan, Engage consultants/tertiary institutions. | Status of current operation including local committees and sites. DoE Reports from NEC/NBSAP and PA etc. iTaukei Reports, Forestry Reports on conservation etc. | Coordination between government Ministries/ Departments for long term/ sustainability of training and awareness. Government to consider inclusion of environment studies/INRM in school curriculum |
| Output 3.2.3: Empowered communities arising from participation in: a) formulation of management plans; b) alignment of community livelihoods with local priorities; c) development of market-based instruments by the project, including PES d) monitoring and reporting back on local project activities to CMC | Communities actively engaged in conservation and sustainable resource based economic activities. |  | Catchment plans in identified sites .Current structure of iTaukei village community plans DoE/NBSAP Reports. Agriculture and Forestry Reports. Biophysical and Livelihood information. Micro financing information-small and medium sized enterprises | Catchment Management Plans in all sites formed with the input of communities for ownership/ commitment, relevant to their needs, creating economic opportunities. | DoE/NBSAP, Provincial/ community reports/ Land Use and Forestry and Biophysical data | Some expertise required at community level for commercial, market and economic services and finance literacy. |
| Outcome 4.1: Improved data and information systems on biodiversity; land, forests, coastal and marine management; climate change and best practices | Information, knowledge and lessons learnt during the project is shared widely, in a timely manner, both within Fiji, in other Pacific Island countries undertaking R2R projects and globally |  | Information on R2R approaches, its technologies and benefits are little known and poorly understood in Government and by resource owners and user and the general populace. An exception would be the Land Use Planning Section, and recipients of its training programs. The general importance of maintaining forest cover and biodiversity, soil conservation farming practices, protection of mangroves are understood at a general level. | Key decision makers in Fiji Government, relevant professionals in concerned Departments, NGOs and private sector are progressively better, and well informed by project end, on approaches, needs and benefits for integrated catchment management, biodiversity conservation and development of forest and blue carbon stocks through the R&D activities of the project, and through a well-formulated and implemented KM protocol and communications strategy | Written knowledge management protocol and communications strategy. DoE website (information portal) which is easily accessible and includes all relevant information on R2R project, lessons learnt and with links to other relevant websites (including other IW:LEARN, Government Departments, CROP agencies, Conservation NGOs) other R2R projects in the Pacific Islands and elsewhere – key documents downloadable in PDF format. Annual progress reports documenting all project media, communications and reports. Reports of exchange visits between communities to inspect project activities. | That vital information generated through the project including both positive and negative experiences will be properly documented and provided to web site administrator. That sufficient resources are allocated for developing, maintaining, updating the information portal, including well beyond the life of the project. That the target audience will have inclination, time, fast and reliable internet access to make use of information portal |
| Output 4.1.1: Information portal established for easily accessible data and information on biodiversity, forests, coasts, land and water management practices, including climate change | DoE website (information portal) well-designed with relevant information and links, functional, regularly updated and well-used by target audiences |  | R2R approaches, technologies and benefits are little known and poorly understood in Government, by resource owners and users, and the general population. An exception would be the Land Use Planning Section, and recipients of its training programs. The general importance of maintaining forest cover and biodiversity, soil conservation farming practices, protection of mangroves are understood at a general level. Information relevant to the R2R projects undertaken by partner organizations and other relevant government departments are not easily accessible and discoverable. | DoE website (information portal) which is easily accessible, well-maintained and includes relevant information on R2R project, lessons learnt and with functioning links to other relevant websites (including other Government Departments, CROP agencies, Conservation NGOs) other R2R projects in the Pacific Islands and elsewhere – key documents downloadable in PDF format. | A knowledge management protocol is developed and implemented Discoverability and accessibility of the portal by primary users is greatly improved Website hits will be monitored on a monthly basis using various online verification tools DoE website. Website statistics. | Sufficient resources are allocated for developing, maintaining, updating the information portal, including well beyond the life of the project. A suitable person is able to recruited to the position of knowledge management officer |
| Output 4.1.2: Overarching communications strategy, including selection and creation of appropriate knowledge products (brochures, flyers, videos) on all thematic/focal areas and best practices developed and disseminated through appropriate channels, including community meetings, site exchanges, and local and international print and broadcast media outlets | Easily accessible and discoverable information on sound natural resources management, use and conservation; including information on best agricultural, forestry, land, water and mining practices and on matters which damage catchments (logging not following code, agriculture which leads to soil erosion, poorly practiced and regulated gravel extraction, bad mining practices notably dumping spoils directly into waterways |  | Access to technical information and best practices is limited communities. In addition, limited action-orientated information is published in newspapers and/or reported through other popular press (TV and radio). NB. Fiji popular press coverage on natural resources management and related conservation issues is noticeably better than many other developed and developing countries | Key decision makers, relevant professionals, resources owners and general public are provided with relevant information on (at least) monthly basis through popular media on relevant catchment and natural resources issues, with access to more detailed reports and information through DoE website | R2R project public communications (listing and physical copies available for review | That the best field practitioners will also either have or make time to write up and communicate their lessons and findings; and that these will be in language that is readily comprehended |
| Output 4.1.3: Community leaders, YMSTs, resource owners, associations (women, youth , faith-based), farmers, educators and students better informed of best R2R land-use practices through program of learning exchange visits within catchments and, to and from neighboring catchments | Best practice R2R sites being utilized for educational and awareness purposes. R2R lessons spread and adopted in other catchments |  | Few field visits undertaken, mainly by limited number of Government officials as part of international meetings and incidentally by villagers travelling for different purposes | Frequent visits being undertaken to best R2R practices field sites, especially from those in adjacent and nearby catchments to educate and raise awareness among community and association leaders, landowners, farmers, educators and students | Reports on visits undertaken, both progress reports and those of participants | Demonstrable improved and results of best practices will only start to become evident towards the end of the project, including for LMMA, forest plantings and conservation farming/agroforestry practices |

ANNEX B: Responses to Project Reviews (from GEF Secretariat and GEF Agencies, and Responses to Comments from Council at work program inclusion and the Convention Secretariat and STAP at PIF).

| Reviews | Responses |
| --- | --- |
| GEF Secretariat |  |
| (4/10/2013) By CEO endorsement stage tCO2e estimation need to be directly based on the on-site information and more concrete that simple Tier 1 level. | The forest carbon estimates developed during the PPG for the priority catchments have been based on on-site information, viz data collected from permanent sample plots within the catchments and plots adjoining the catchment with similar environmental conditions. The total forest carbon stock was calculated based on the best available data (and realistic assumptions) including from the 1991 National Forest Inventory, MESCAL Rewa mangrove study (Heider 2013), Payton and Weaver (2011) and data supplied by Fiji Hardwood Corporation and DoF to PPG team. The total forest carbon stock (and pre-project baseline) for the six R2R catchments has been calculated as 49,550,444 metric tonnes equivalent of CO2 (Table 8 in Project Document). The total forest carbon stock (CO2 MT eq) for the individual catchments are as follows: Ba 13,753,959 Labasa 5,559,531 Rewa delta 15,222,133 Rewa- Waidina 8,491,344 Tunuloa 1,769,295 Tuva 3,469,554 Vunivia 1,284,628 Additional permanent sample plots for forest carbon measurement are in the process of being established by the Department of Forestry in the R2R priority catchments and monitoring results will be incorporated in the MTR and TE. |
| Identify major drivers of land use change or unsustainable land use. Identify forests and grasslands under degradation risk in each catchment. Provide information on the current area at risk, forest status, type and existing carbon stocks. Provide detailed information on the land tenure-ship in each of the target areas, and develop systems to enable the proposed project to be successfully implemented within each tenure system. | This information has now been provided in the project document with detailed information on each catchment given in Annexes 1 and 2 and Table 9. In summary all grasslands are under degradation risk given they are regularly and increasingly burnt due to increase in flammable grasses and reduced Government/Fiji Pine Ltd capacity to spot and put out fires in dry and intermediate rainfall zones. The main current threat to forests in all of the priority catchments is from shifting cultivation to produce cash and subsistence food crops, especially yaqona, ginger and dalo. Land tenure in each of the project catchments (as indicated in Table 9) is invariably more than 90% under traditional customary iTaukei ownership with the mataqali/land ownership groups well-documented by the iTaukei Land Trust Board. The small parcels of freehold land are mostly located near to the coast and utilized for development, commercial farming including coconut plantations. R2R project interventions are focused almost exclusively on iTaukei lands, including those which are under agricultural lease (mainly sugar cane) and longer term forestry leases (mainly for pine and mahogany). |
| Project components do not address the leakage issue that may arise from the project activities. | Leakage from forest carbon sequestration is the amount of a program’s direct carbon benefits undermined by carbon releases elsewhere. The Fiji R2R project activities are expected to have only minor leakage issues. This is because they involve sequestering carbon through reforestation, agroforests, mangroves and including through planting and assisted natural regeneration. About 45 % of avoided emissions related to forest protection through the R2R project are associated with protecting mangroves from development (not timber harvesting). There will be some leakage associated with protecting forests in terrestrial protected areas from forest conversion/clearance for agriculture although this will be counterbalanced in other parts of the project through sustainably improved agricultural and forest productivity in agroforestry systems. Furthermore in recent years reductions in supplies of native timbers in Fiji domestic markets have been taken up by supplies of local plantation grown pine and mahogany. The latter plantation have usually been established on grasslands and degraded secondary forest with low carbon stocks. It is estimated that up 30% of the avoided carbon emissions from the protected areas may be lost to leakage. |
| The project components do not articulate a mechanism by which forest coverage and net carbon stocks (in tCO2e) will be tracked. | The Department of Forestry undertakes a national forest carbon inventory every two years and this information is provided to FAO as part of its international MRV responsibilities. This includes permanent sample plots in the R2R catchments: these are being supplemented with additional forest carbon plots in the R2R catchments to be established by the Department of Forestry which will improve the precision of forest carbon stock assessments and its increase in the R2R priority catchments. |
| Please confirm the cofinancing from the government, partners, and UNDP; - Develop a Monitoring Plan showing baseline values, indicators, and targets; - Include a sustainability strategy;- Develop operational partnerships with key partners on the ground. These partnerships should reflect the incremental reasoning and the baseline projects that are used to anchor GEF | Cofinancing has been confirmed and cofinancing letters have been attached to the project document. Information on project monitoring and evaluation is given above and in the project document. Baseline values, indicators and targets for project interventions are given in the strategic results framework of the project document and project milestones are given in the project implementation schedule (Annex 5). Section 2.8 of the project document on Sustainability, replicability and potential for scaling up provides information on how sustainability will be achieved. Capacity development needs have been identified for each stakeholder and the project includes a substantial and diverse training and capacity building budget. As described in project document these include, for example, learning-by-doing planning exercises for resource owners and involvement in resource inventories, capacity development in PA management, participation in Regional R2R training programs, training/upgrading of skills of project staff especially KM officer, a new training program on integrated natural resources and catchment management at Nadave Training College etc. Operational partnerships have been initiated during the PPG through the extensive consultations undertaken both in the project catchments with the respective District Commissioners, Heads of Government Departments, communities and NGOs, and in Suva through R2R planning meetings involving the cofinanciers providing baseline projects (both Government and NGOs) and other key stakeholders. As mentioned in the response to the succeeding comment, substantial elements of Component 1 will be implemented by partner NGOs which have well-established track records of working successfully with communities in the priority catchments, including WWF, WCS, NFMV, USP-IAS and FLMMA. Contracting will be finalized during implementation. During the PPG the land owning clans and communities were consulted and have inputted and agreed to the PAs: in the case of Upper Tuva this was an in principle or conditional agreement dependent on further discussions and agreement with the whole community. Two critical departments for working with iTaukei and on iTaukei land are, respectively, the iTaukei Affairs Board and the TLTB – both of these organizations have been closely involved and consulted during the PPG phase and will be represented on the R2R Project Steering Committee through their Ministry of iTaukei Affairs. In the case of Tunuloa, the PA has had protection status through agreements signed between the mataqali and Birdlife International/NFMV, while in the case of Vunivia the Department of Forestry has worked with landowners over a long period of time to protect the remaining native forests from harvest. These agreements cannot be completed during the PPG, hence, will be finalized during implementation. |
| Analysis of project consistency and properly coordination with other related initiatives in the country or in the region? | The project document includes a discussion and analysis of how the project will link with other related projects and modalities for partnerships and coordination. Key modalities have been the involvement of co-financing partners or their representatives on the project steering committee. Three of the R2R project’s technical working groups (Protected Areas; REDD+, integrated coastal management) are existing committees under Fiji’s NBSAP which provide the formal mechanisms for discussion and co-ordination with related projects. It is envisaged that the new R2R Knowledge Management working group will also be utilized for KM in other GEF and UNDP projects. These are described in the Implementation Arrangements in the prodoc. Long term sustainable financing of the new terrestrial protected areas will be integrated into the Sovi Basin Trust Fund which is Fiji’s flagship and umbrella for financing of PAs. The placement of the projects forestry officer within the Department of Forestry will help ensure excellent coordination of component 2 activities with the Department which is the critical Government stakeholder and implementer for sustainable forestry and REDD+. Likewise the placement of the projects Communities Catchment Officer in the Divisional Offices will ensure excellent coordination with the Commissioners, their respective Heads of Departments (through participation in weekly HODs meetings), as well as the iTaukei Affairs Boards new Provincial Conservation Officers and NGO field staff. Substantial elements of component 1 will be implemented through and by partner Environmental NGOs which have well-established track records of working successfully with communities in the priority catchments, including WWF, WCS, NFMV, USP-IAS and FLMMA. The project will coordinate and work very closely with the Regional R2R project, which will also be based in Suva/SOPAC, especially for training. The Fiji R2R project will collaborate closely with other GEF funded projects such as the GEF 4 PAS Forestry and Protected Area Management in Fiji, Samoa, Vanuatu and Niue project; GEF-SGP OP5 Fiji Country Programme Strategy (notably COMDEKS in Tunuloa); the Ba Adaptation Fund project (if it proceeds), Capacity building for mainstreaming Multilateral Environmental Agreement Objectives into Inter-Ministerial Structures and Mechanisms (CEO approved), PACIW:LEARN (International Waters Learning Exchange and Resource Network) and other projects indicated in the project document. During the PPG linkages were made with those GEF projects that are operational in order to maximize synergies with the Fiji R2R project. |
| STAP |  |
| STAP advised that the parent Program has the opportunity, at least for the cluster of 14 countries represented with the Program, to strengthen the scientific and technical linkages between the PICs, building upon the SOPAC mechanism. | The stakeholder analysis in the Fiji R2R project document affirms that SOPACs Science, Technology and Resources Network (STRN) ought to be used to build capacity within the Pacific Islands Region and make operational a regional multidisciplinary network along the lines of Small Island Developing States Technical Assistance Programme (SIDS/TAP), augmented with SOPAC-STRN support and in coordination with USP. Planned linkages and fostered collaborations between the Fiji R2R, the regional parental R2R project and SOPAC/STRN and USP will be effectively developed once both projects are operational and key staff have been appointed. The most important collaboration will be in the areas of capacity development and training and sharing of R&D experiences in implementation of R2R in Pacific Islands. The field sites, including best practice demonstrations, to be developed under the Fiji R2R will have special import and significance for Regional R2R in the field component of regional training programs, given that these are expected to be mainly be held in Fiji for logistical reasons and cost effectiveness. |
| Component 2. The PIF does not advance criteria for selection of areas for forest re-planting to reduce perverse incentives and leakage. In addition, in the case of the reforestation of grasslands; is this recent deforestation and its replacement with grass that is being targeted? For example the statement "Reforestation of the open grasslands using pine in the Tuva catchment will improve the ecological integrity of the coral reefs downstream in the Natadola Bay” gives rise to concern regarding the upstream ecosystem and choice of tree species | The Project Document now makes clear that all R2R-supported reforestation will be undertaken using native species, not with the exotic Pinus caribaea which locally goes by the misnomer ‘Fiji pine’. Fiji R2R Reforestation will be focused on: - Recent anthropomorphic grasslands which are now pyroclimaxes of exotic, highly flammable and useless grass species. - Degraded portions of catchments which disproportionately contribute to soil erosion, notably cultivated, steep slopes on more erodible soil types, including recent land slips. - Riparian zones which have become deforested and which are now being illegally cultivated – with major negative consequences for downstream water quality and flooding. - Reforested areas under the Fiji R2R project will be undertaken principally for environmental purposes, with some utilization for non-wood forest products, and not subject to leakage matters (in terms of the CO2 sequestered). |
| Component 3 actions should also take account of spatial planning, which takes a strategic viewpoint and which is capable of resolving conflicting uses by spatially planning activities and determining different zones for different uses, or the need to balance development and conservation by spatially planning and zoning according to objectives (conservation, economic development, maintaining existing uses | This project is essentially about spatial planning using the catchment or R2R approach in defining the spatial scope of the project. Within each catchment, the project will undertake activities related to the various GEF focal areas – biodiversity conservation in terrestrial and marine protected areas, LULUCF, reforestation, soil and water conservation, among others. This is an innovative approach particularly for Fiji, being a non-flexible country as the STAR resources are demonstrated to be used in related activities following the allocation. Specific to the case of LMMA/MPAs, spatial planning is absolutely essential to the success in the connected marine environments and associated traditional fisheries management units or qoliqolis – such planning will now be undertaken in detail using tried-and-tested methodologies (in Fiji by WCS, USP and others) which amount to international best practice for the marine managed and protected environments. For example: Weeks R, Jupiter SD 2013. Adaptive Co-management of a Marine Protected Area Network in Fiji. Conservation Biology, 27: 1234–1244. |
| Issues of estimation of carbon sequestration and leakage. STAP recommends use of the GEF Carbon Benefits Project tools as a possible approach for estimating carbon sequestration. (see http://www.unep.org/ClimateChange/carbon-benefits/cbp_pim/). | The important issues of methods used to estimate carbon sequestration and leakage issues have now been addressed in the PPG. These represent the “state-of-the-art” as described in the project document. Note: the site recommended by STAP appears to be under development and does not contain approaches for estimating carbon sequestration. |
| STAP advises careful attention to evolving forest certification standards and caveats | Completely concur with STAP assessment of forest certification in Fiji and the need for both the Department of Forestry and especially the Fiji Hardwood Corporation (and major private sector associated companies) to take heed of the requirements of the international market place for certified timber. The R2R Project will support and encourage Fiji Pine, FFI and Fiji Hardwood Corporation to obtain FSC certification rather than pursue uncertain and unknown private standards. |
| It will be important to show the costs/benefits of ecosystem-based adaptation compared to engineering approaches to help make the case for nature-based adaptation. | This has been done in Fiji with EBA being highly economically attractive for flood mitigation cf. engineering alternatives. Refer for example Daigneault A and Brown P, 2014. Cost-benefit analysis of Flood Mitigation in Ba Catchment, Fiji. Landcare Research New Zealand |
| Location of R2R portal - STAP advises that the proposed information portal should be sited and managed within a host that can participate within a regionally sustainable network | As per the discussions of the KM working group for the Fiji R2R PGP, the Fiji R2R project information portal is best hosted within the DoE website – this is to take into full account sustainability and national project ownership considerations. This portal will need to have well-maintained links to the Regional R2R project (which would be hosted by SOPAC/SPC) and vice-versa. |

ANNEX C: Status of Implementation of Project Preparation Activities and the use of Funds

Provide detailed funding amount of the PPG activities financing status in the table below:

| PPG Grant Approved at PIF: USD 250,000 |  |  |  |
| --- | --- | --- | --- |
| Project Preparation Activities Implemented | GEF/LDCF/SCCF/NPIF Amount ($) |  |  |
|  | Budgeted Amount | Amount Spent To date | Amount Committed |
| Component A - Technical review, field surveys and preliminary studies | 105,000 | 45,316 | 59,684 |
| Component B - Institutional arrangements, monitoring and evaluation | 85,000 | 36,684 | 48,316 |
| Component C - Financial planning and co-financing investments | 40,000 | 17,263 | 22,737 |
| Component D - Validation workshop | 20,000 | 8,632 | 11,368 |
| Total | 250,000 | 107,895 | 142,105 |

ANNEX D: Calendar of expected reflows (if non-grant instrument is used)

Provide a calendar of expected reflows to the GEF/LDCF/SCCF/NPIF Trust Fund or to your Agency (and/or revolving fund that will be set up)

NOT APPLICABLE

Project ID number will be assigned by GEFSEC.

PMC should be charged proportionately to focal areas based on focal area project grant amount in Table D below.

If at CEO Endorsement, the PPG activities have not been completed and there is a balance of unspent fund, Agencies can continue undertake the activities up to one year of project start. No later than one year from start of project implementation, Agencies should report this table to the GEF Secretariat on the completion of PPG activities and the amount spent for the activities.