GEF-6 Project Identification Form (PIF)

Project Type: Full-Size

Type of Trust Fund:  GEF TF

PART I: Project Information

| Project Title: | My-Coast: Ecosystem-Based Conservation of Myanmar’s Southern Coastal Zone |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Country(ies): | Myanmar | GEF Project ID: |  |  |  | 9261 |
| GEF Agency(ies): | FAO | GEF Agency Project ID: |  |  |  | 637264 |
| Other Executing Partner(s): | Ministry of Natural Resources and Environmental Conservation; and Ministry of Agriculture, Livestock, and Irrigation | Submission Date: Resubmission Date: |  |  |  | July 31, 2015 March 27, 2016 July 21, 2016 Aug 29, 2016 |
| GEF Focal Area(s): | Biodiversity, Climate Change | Project Duration (Months) |  |  |  | 48 |
| Integrated Approach Pilot | IAP-Cities IAP-Commodities IAP-Food Security |  |  | Corporate Program: SGP |  |  |
| Name of parent program: | N/A |  | Agency Fee ($) |  | ## 289,403 |  |

A. indicative Focal Area Strategy Framework and Other Program Strategies

| ### Objectives/Programs (Focal Areas, Integrated Approach Pilot Corporate Programs) | ### Trust Fund | ### (in $) |  |
| --- | --- | --- | --- |
|  |  | ### GEF Project Financing | ### Co-financing |
| BD 3: Program 6: Ridge to Reef+: Maintaining Integrity and Function of Globally Significant Coral Reef Ecosystems | GEFTF | 1,306,863 | 7,000,000 |
| BD4: Program 9: Managing the Human-Biodiversity Interface | GEFTF | 871,242 | 4,325,000 |
| CC2: Program 4: Promote conservation and enhancement of carbon stocks in forest, and other land-use, and support climate smart agriculture | GEFTF | 868,242 | 4,325,000 |
| Total Project Cost |  | ## 3,046,347 | 15,650,000 |

B. indicative Project description summary

| ### Project Objective: Improve coastal zone management to benefit marine biodiversity, climate-change mitigation, and food security. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Components | ### Finance Type | ### Project Outcomes | ### Project Outputs | ### TF | ### (in $) |  |
|  |  |  |  |  | ### GEF Project Financing | ### Co-financing |
| Component 1: National institutional capacity to develop and implement a large-scale coastal zone conservation strategy | TA | 1. National and sub-national (region/state) capacity built to design and sustain implementation of integrated coastal zone conservation strategy Potential Indicators National and division policies in place with adequate funding to support development and implementation of coastal zone conservation strategy More than 4.5 million hectares of coastal zone strategically managed for ecosystem benefits Five-hundred (500) kilometers of marine coast and associated habitat monitored to promote conservation of ecosystem services Key government personnel tasked with supporting the design and implementation of coastal zone conservation strategy | 1.1 Model coastal zone conservation strategy for the southern coast 1.2 National and sub-national policy and institutional arrangements for coastal zone conservation frameworks improved 1.3 Coastal zone conservation capacity building program established 1.4 National coastal zone conservation and fisheries monitoring program 1.5 Sustainable financing to support long-term coastal zone conservation programming | BD3 BD4 CC2 | 436,713 393,042 396,040 | 2,000,000 2,000,000 1,900,000 |
| Component 2: Local level organizational capacity and action to implement strategic coastal zone conservation management | TA | 2. Integrated coastal zone conservation implemented in southern Myanmar Potential Indicators 100,000 hectares of mangroves and seagrasses conserved and/or rehabilitated to deliver CC, BD, and SFM benefits. 30,000 hectares of coral reefs conserved and/or rehabilitated to deliver CC and BD benefits 30,000 hectares of globally significant marine areas protected with enhanced buffer zone management 10,000 coastal zone fishing families (female/male) benefiting from improved fishing management practices | 2.1 Regional fisheries extension capacity building program established 2.2 Regional ecosystem-based coastal zone conservation capacity development program emplaced 2.3 Model regional program for cooperative ecosystem monitoring and management operational 2.4 Seascape level habitat conservation established and demonstrating ecosystem service benefits 2.5 Regional level coastal/marine resource monitoring operational and supporting informed decision-making 2.6 Regional level coastal zone conservation strategy coordination mechanism institutionalized 2.7 National coastal zone conservation up-scaled using improved regional level capacities | BD3 BD4 CC2 | 807,918 436,713 430,857 | 4,800,000 2,225,000 2,225,000 |
| Subtotal |  |  |  |  | 2,901,283 | 15,150,000 |
| Project Management Cost (PMC) |  |  |  |  | 145,064 | 500,000 |
| Total Project Cost |  |  |  |  | 3,046,347 | 15,650,000 |

For multi-trust fund projects, provide the total amount of PMC in Table B, and indicate the split of PMC among the different trust funds here: ( )

C. Indicative sources of  Co-financing for the project by name and by type, if available

| Sources of Co-financing | Name of Co-financier | Type of Co-financing | Amount ($) |
| --- | --- | --- | --- |
| Recipient Gov’t | Ministry of Agriculture, Livestock, and Irrigation | Cash/ In-kind | 6,450,000 |
| Recipient Gov’t | Ministry of Nat’l Resources and Env. Conservation | Cash/ In-kind | 1,700,000 |
| Donor Agency | LIFT | Cash/ In-kind | 5,000,000 |
| Donor Agency | Norwegian Agency for Development Cooperation | Cash/ In-kind | 1,000,000 |
| Donor Agency | USAID | Cash/ In-kind | 500,000 |
| GEF Agency | FAO | Cash/ In-kind | 1,000,000 |
| Total Co-financing |  |  | 15,650,000 |

D. Indicative Trust Fund  Resources Requested by Agency(ies),  Country(ies) and the Programming of Funds a)

| GEF Agency | Trust Fund | Country/ Regional/ Global | Focal Area | Programming of Funds | (in $) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | GEF Project Financing (a) | Agency Fee (b) | Total c = a + b |
| FAO | GEFTF | Myanmar | BD | TA & INV | 2,178,105 | 206,920 | 2,385,025 |
| FAO | GEFTF | Myanmar | CCM | TA & INV | 868,242 | 82,483 | 950,725 |
| Total GEF Resources |  |  |  |  | ## 3,046,347 | ## 289,403 | ## 3,335,750 |

- Refer to the Fee Policy for GEF Partner Agencies.

E.  Project preparation grant (PPG)

Is Project Preparation Grant requested?   YES

PPG Amount requested by agency(ies), Trust Fund,  country(ies) and the Programming  of funds

| Project Preparation Grant amount requested: US$ 150,000 PPG Agency Fee: US$ 14,250 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GEF Agency | Trust Fund | Country/ Regional/ Global | Focal Area | Programming of Funds | (in $) |  |  |
|  |  |  |  |  | PPG (a) | Agency Fee (b) | Total c = a + b |
| FAO | GEF | Myanmar | BD |  | ## 105,000 | ## 9,975 | ## 114,975 |
| FAO | GEF | Myanmar | CCM |  | ## 45,000 | ## 4,275 | ## 49,275 |
| Total PPG Amount |  |  |  |  | 150,000 | 14,250 | 164,250 |

F.  Project’s Target Contributions to Global Environmental Benefits

Provide the expected project targets as appropriate.

| Corporate Results | Replenishment Targets | Project Targets |
| --- | --- | --- |
| - Maintain globally significant biodiversity and the ecosystem goods and services that it provides to society | Improved management of landscapes and seascapes covering 300 million hectares | 110,000 ha (direct) 4,000,000 hectares(indirect) |
| - Sustainable land management in production systems (agriculture, rangelands, and forest landscapes) | 120 million hectares under sustainable land management | n/a |
| - Promotion of collective management of transboundary water systems and implementation of the full range of policy, legal, and institutional reforms and investments contributing to sustainable use and maintenance of ecosystem services | Water-food-ecosystems security and conjunctive management of surface and groundwater in at least 10 freshwater basins; | n/a |
|  | 20% of globally over-exploited fisheries (by volume) moved to more sustainable levels |  |
| - Support to transformational shifts towards a low-emission and resilient development path | 750 million tons of CO2e mitigated (include both direct and indirect) | At least 2.3 million tonnes CO2e |
| - Increase in phase-out, disposal and reduction of releases of POPs, ODS, mercury and other chemicals of global concern | Disposal of 80,000 tons of POPs (PCB, obsolete pesticides) | n/a |
|  | Reduction of 1000 tons of Mercury | n/a |
|  | Phase-out of 303.44 tons of ODP (HCFC) | n/a |
| - Enhance capacity of countries to implement MEAs (multilateral environmental agreements) and mainstream into national and sub-national policy, planning financial and legal frameworks | Development and sectoral planning frameworks integrate measurable targets drawn from the MEAs in at least 10 countries | n/a |
|  | Functional environmental information systems are established to support decision-making in at least 10 countries | n/a |

PART II: Project Justification

1.	Project Description

1.1	Global Environmental and/or Adaptation Problems, Root Causes, and Barriers to Address

Context

- The Republic of the Union of Myanmar is situated in Southeast Asia.  The country covers an area of 676,577 square kilometers.  The nation has four main ecological zones: delta, coastal, central dry, and mountainous.  Myanmar shares borders with China, India, Bangladesh, Lao PDR, and Thailand.

- Myanmar’s GDP is approximately US$ 64 billion (GDP per capita:  US$ ~1,255) and a GNI per capita of approximately US$ 1,270 (2014).  Economic growth averages 8%.  Myanmar ranks 150 out of 187 countries on the Human Development Index (2014).  The official literacy rate is nearly 90%.  Poverty levels are at an estimated 26% of the population.

- The total population is approximately 51 million.  Myanmar is culturally diverse.  Ethnic groups speak over 100 languages and dialects.  This is a highly rural country with more than 70% of population living in rural areas.

- The 2008 Constitution establishes a Republic.  The country is administratively divided into seven states and eight regions.  States are generally home to ethnic minorities.  Each state or region is further divided into districts, then townships, cities, wards, village tracts, and villages. Historically, all land in Myanmar is state-owned.  This is changing, however, with recent regulatory alterations.

- Located along the Bay of Bengal and Andaman Sea, the coastline of Myanmar is approximately 2,400 kilometers long.  Stretching from the border with Bangladesh to Thailand, the coast of Myanmar covers the territories of six states and regions:  Rakhine State, Ayeryawaddy Region, Yangon Region, Bago Region, Mon State, and the Tanintharyi Region.  Myanmar’s Exclusive Economic Zone (EEZ) covers approximately 486,000 km2.

- The nation’s coastal areas have significant national and global importance.  Nearly 500 marine fish species are found along Myanmar’s coasts.  Coastal fisheries provide substantial economic and subsistence benefits.  The economic value of near-shore and EEZ commercial fisheries is extremely high, while artisanal fishing communities and small-scale agriculture dominate the coastal zone.  According to the Union of Myanmar Fishery Sector statistics (2015), an estimated one million people are directly involved and three million people are indirectly involved in the fisheries and aquaculture sector.  Target species include Indian mackerel, hilsa shad, sharks, sardine, and four-finger threadfin.

- Myanmar has a relatively large, productive, and ecologically intact coastal zone.  The revised National Biodiversity Strategy and Action Plan (NBSAP) covering 2015 – 2020 highlights the fact that the country still hosts an enormously rich and varied biodiversity.  Mangroves, coral reefs, seagrass beds, sandy beaches, and intertidal mudflats are widely distributed.  Myanmar is home to the Irrawaddy dolphin, the sea cow, five species of marine turtle, and many globally threatened water-bird species (e.g., spoon-billed sandpiper, Indian skimmer, and Nordmann’s greenshank).

Figure 1.  Map of Thanintharyi Region

- The proposed project will focus primarily on the Tanintharyi Region and the Myeik Archipelago with project-emplaced results leading to up-scaling throughout Myanmar’s coastal zone.  The coastline of Tanintharyi is 900 km long, extending from the Gulf of Mottama south to the mouth of the Pakchan River. The widest point from coast to the Thai border is approximately 100 km.  Tanintharyi represents approximately 6.5% of Myanmar’s total territory and has a population of less than 2 million people. Tanintharyi comprises three administrative districts:  Dawei, Myeik, and Kawthaung.  The Myeik Archipelago of Tanintharyi covers more than 34,000 km2 and includes over 800 islands.

- The most southern of Myanmar’s territories, Tanintharyi Region is an area of remote beauty.  IUCN has identified the southern coast of Myanmar as a major biodiversity conservation area of concern.  The Wildlife Conservation Society (WCS) has documented the Myeik and southern Tanintharyi division as a Key Biodiversity Area.  The Tanintharyi Region is located relatively far from the nation’s capital of Nay Pyi Taw and has been historically isolated. Tanintharyi Region is less than 500 kilometers from Bangkok and recent political changes are rapidly bringing development to the region.

- Tanintharyi is home to rich and unique global biodiversity and provide substantial climate-change benefits. Many globally important species persist in southern Myanmar.  Examples include over 20 critically endangered dipterocarpus species, vulnerable cetaceans (Neophocaena phocaenoides, Rhincodon typus, and Orcaella brevirostris), critically endangered hawksbill (Eretmochelys imbricata) and leatherback turtles (Demochelys coriacea), Sunda pangolin (Manis javanica), dugong (Dugong dugon), and wild elephants (Elephas maximus).  According to UNEP, the coastline of Tanintharyi has some of Myanmar’s most extensive nesting areas for sea turtles.  The Myeik Archipelago alone has over 209 bird species, including the vulnerable plain-pouched hornbill (Rhyticeros subruficollis) and Wallace hawk eagle (Niseatus nanus).  There are more than 10 species of sea-grass in Myanmar.  Although data regarding sea-grass coverage and distribution are limited, the southern coastal zone and Myeik in particular has relatively large sea-grass beds, which play important roles in biodiversity conservation and climate-change mitigation.

Figure 2.  Areas in Tanintharyi Region designated as IUCN Categories I-VI

Source:  IBAT Alliance, 2016

Figure 3.  Key Biodiversity Areas in Tanintharyi Region (Conservation International designation)

Source:  IBAT Alliance, 2016

- The GEF/ FAO Bay of Bengal Large Marine Ecosystem Project (BOBLME) estimates that Myanmar is endowed with more than 1,870 km2 of coral reef and significant biodiversity.  Although precise numbers do not exist regarding specific populations of coral species, the Myeik Archipelago has very abundant, widely distributed and diverse coral communities.  These healthy reefs sustain biodiversity-related tourism, provide a vital buffer from storms, and serve as crucial habitat for numerous commercial species.  A rapid appraisal by IUCN (and with funding support of BOBLME) found more than 300 species of hard coral in the Myeik Archipelago.  This is far more diverse than Thailand’s Andaman Sea and on par with coral biodiversity in the Coral Triangle.  However, the reefs are increasingly damaged from incautious fishing, strewn with fishing gear, and stressed by rising water temperature and acidity.  Additionally, fish populations in the Myeik Archipelago have declined about 80% over the past 40 years due largely to weak and uncoordinated resource governance.  The survey also found that marine population dynamics had also significantly shifted in ways that indicate substantial over-fishing.

- Historically, Myanmar had the fourth largest mangrove forest coverage in Asia, following only Malaysia, Bangladesh, and Papua New Guinea.  The Myanmar government estimates that mangroves currently cover approximately 3,000 km2 of Myanmar with nearly 2,000 km2 of mangrove forests in Tanintharyi alone.  However, precise accounts of total mangrove coverage vary widely.  According to a 2000 JICA report, Myanmar has nearly 30 species of mangroves, hosting 69 species of fish, 13 species of shrimp, 4 species of crab, and 9 species of other shellfish.  Extensive, intact, mature stands of mangroves along the southern coast offer important ecosystem services such as climate change mitigation/ adaptation, water purification, and habitat for a host of important species.

- Mangroves and associated coastal habitats are critical to maintaining Myanmar’s coastal ecosystems. Mangrove forests provide habitat for a host of species.  Mangroves are also one of Earth’s most important bulwarks against climate change.  Estimates from Broadhead (2011) suggest that the greenhouse-effect equivalent of around 1,000 – 2,000 megatons of carbon dioxide per hectare (Mt CO2e/ ha) are contained in mangrove soils and about 1,000 Mt CO2e/ ha are contained in above-ground biomass, although stocks might be higher in deep soils covered by un-degraded mangroves.  Mangroves provided highly beneficial and appreciable ecosystem services during Cyclone Nargis (2008).  Communities with intact mangroves generally fared much better during the disaster, which killed more than 140,000 people.

- The environmental management framework of Myanmar is extremely nascent. Under the constitution of the Republic of the Union of Myanmar (2008), Article 45 states that the "The Union shall protect and conserve natural environment". The Myanmar Environmental Conservation Law was enacted on 30 March 2012 and the Environmental Conservation Rules were issued on 5 June 2014. This law provides for laying down guidance relating to the management, conservation, and enhancement of environment for, inter alia, protection of the ozone layer, conservation of biological diversity, conservation of coastal environment, mitigation and adaptation of global warming and climate change. Myanmar is also party to a number of   relevant multilateral Environmental Agreements (e.g., Convention on Biological Diversity and its Cartagena and Nagoya Protocols; United Nations Framework Convention on Climate Change and its Kyoto Protocol; Convention on International Trade in Endangered Species of Wild Fauna and Flora—CITES—and the Stockholm Convention on Persistent Organic Pollutants).

- Myanmar’s Environmental Conservation Committee (ECC) under the Ministry of Natural Resources and Environmental Conservation (MoNREC) coordinates the execution and enforcement of these laws, policies, and agreements.  Several national environmental laws are enacted for the implementation of environmental management (e.g., The Forest Law; The Protection of Wild Life and Wild Plants and Conservation of Natural Area Laws; The Fisheries Law).  However, Myanmar lacks the human and institutional capacity to monitor and manage coastal ecology effectively.

- Less than 2% of Myanmar’s coral reefs are protected.  There are two coastal protected areas in the Tanintharyi Region.  The Lampi Marine National Park within the Myeik Archipelago was established in 1994 and primarily conserves terrestrial biodiversity found on the 48-km Lampi Island.  The Moscos Island Wildlife Sanctuary, established in 1927 near Dawei, conserves sea turtles over nearly 50 km2.

Threats and Impacts

- The southern coast of Myanmar is globally unique. The coastal system represents a rich and diverse environment largely defined by expansive, intact mangrove forests.  Decades of economic isolation have resulted in a coastal ecosystem that is relatively undisturbed.  However, this will soon change.  As detailed below, southern Myanmar is experiencing rapid development and economic expansion.  The revised NBSAP (2015-2020) acknowledges that biological resources are now being lost due to several factors, such as unplanned and uncoordinated development.  Preliminary studies show that Myanmar’s marine biodiversity is already evincing signs of significant strain. A recent FAO/ Norway survey by RV Nansen, supported in part by  BOBLME, showed that pelagic and demersal fish have declined by 90% and 60%, respectively, since the previous survey in 1980.   According to an IUCN coral reef appraisal, supported in part by BOBLME, Myanmar’s coral reefs have declined over 56% over the past 20 years.  The biomass of these reefs is also in decline.  These impacts are the result of over-exploitation, habitat degradation, and climate change. The rate and intensity of degradation will soon accelerate.  Unsustainable development is already jeopardizing the fragile relationship between crucial habitats and the livelihoods of rural people. If future coastal zone development and resource use is not strategically aligned to enhance marine conservation, coastal ecosystems will increasingly degrade.

Threat 1:	Over-exploitation

- Myanmar’s coast is heavily over-exploited by commercial and subsistence fishers.  Myanmar’s coastal ecosystems support millions of artisanal fishing families and a large domestic commercial fishing fleet.  International commercial fishing vessels often target the coastal zone.  In 2013, more than 250,000 tons of fish were commercially harvested with an estimated value of more than US$ 50 million.  The rate of exploitation is greatly exceeding ecological limits.  Marine fish production in Myanmar has more than doubled over the last decade and now exceeds an estimated 2 Mt/ year.  Historically, FAO has estimated the maximum sustainable yield (MSY) for Myanmar’s marine fisheries at 1.05 Mt/ year. This figure defines the largest total catch that can be taken from the species' stock in order to maintain the population size at a maximum productive growth rate. RV Nansen’s recent survey suggests that the MSY should be reduced to about 0.1 Mt/ year in order to allow marine populations to begin a long-term recovery toward the target MSY.

- In addition to the major decline observed in the abundance of fish since the initial surveys, the results also indicated a dramatic change in the composition of species caught. There was a significant reduction in the most valuable commercial species (threadfin bream, sea catfish, snapper, sea cucumber, lobster, etc.) and a significant increase in smaller, less-valuable species.  This is a typical indication of over-fishing.

- Fuel-wood consumption is driving degradation and deforestation of mangroves.  Mangrove degradation will accelerate as more residents move to southern Myanmar, displaced by industrialized agriculture and drawn by job opportunities associated with the region’s pending economic boom.  Shifting and expanding economic changes are generating additional pressures on marine ecosystems.  Artisanal fishing families increasingly engage in commercial fishing and advanced harvest methods, such as through the use of motorized boats, larger nets, etc.  Although precise figures do not exist, thousands of gill-netters, long-liners, and stern-trawlers work along Myanmar’s southern coast.  Blast fishing—an indiscriminate, dangerous practice that harms ecological communities, including reefs—is also prevalent within the Myeik Archipelago.  Over-fishing already displaces local fishing families, forcing them to fish increasingly large areas and to change historic patterns that once conserved fish populations.  Evidence also indicates that pressures along the Myanmar coast drive some fish to migrate to Thai waters, where they are harvested.

Threat 2:	Habitat Conversion and/or Loss

- Myanmar’s coastal zone is relatively undeveloped compared to the remainder of Southeast Asia.  Myanmar’s southern coast is particularly susceptible.  Located close to the Thai border, this area was insulated by political boundaries until recently, but this situation has now changed.  Substantial investments are flooding the area, such as the Dawei Port project and establishment of a road-linked free-market zone connected with Southeast Asian markets.  Although investments bring much-needed economic development to the region, they should be accompanied by commensurate coastal zone conservation and planning.

- Southern Myanmar’s extensive mangrove forests provide substantial global biodiversity, sustainable forestry, and climate change mitigation benefits.  However, these mangroves face significant threats.  They will be further degraded and lost if development continues unabated and undirected.  This includes conversion of large areas of mangrove forest to make way for aquaculture, tourism, and massive infrastructure development projects.

- Although over-exploitation has degraded these marine ecosystems and biodiversity, most of the ecological pieces remain intact.  There are vast areas of coral, sea grass, and mangrove habitats, which continue to provide critical benefits related to biodiversity, climate change, and livelihoods.  However, this situation is changing rapidly as Myanmar enters a phase of rapid development and economic expansion.  Coastal development is accelerating in the absence of strategic management.  Substantial investments are emerging in industrial agriculture, large-scale fisheries, offshore oil/ gas, and massive tourism developments.  Commercial logging and subsistence forest uses (e.g., fuel wood collection) increasingly degrade forests and reduce coastal water quality.

- Aquaculture is also advancing along the coastline.  Thousands of hectares of mangrove and associated coastal habitat have already been converted to shrimp aquaculture.  Although shrimp aquaculture produces only 50,000 tons per year, more investments loom.  Small “baby trawlers” of less than 10 tons operate in coastal waters, destroying shallow-water habitats and sea grass beds.  Tourism is unregulated, and although impacts have not yet been quantified, anecdotal evidence indicates that impacts are already severe and likely to increase. Tourism companies are working very quickly to establish large-scale “destination” resorts.  Tourism companies using boats to bring tourists from the crowded coastal area of nearby Thailand are already exploiting the Myeik Archipelago. Extractive industries such as oil and gas are developing rapidly, resulting in associated environmental hazards.  For example, data from the RV Nansen survey show elevated levels of perylene, lead, mercury, and barium, particularly near oil rigs.  Heavy metals and hydrocarbons are already appreciably accumulating in deeper areas. Seabed sand mining is also occurring in the Myeik, lowering water quality and productive benthic substrates.

Threat 3:	Climate Change

- Climate change is altering the ecological integrity of Myanmar’s coastal zone.  Available data show increases along Myanmar’s coast in oceanic temperatures and acidity, both of which degrade coral reefs.  As in other parts of Southeast Asia, sea-level rise has increased salinization of coastal waterways and soils.  Myanmar’s monsoon season has shortened from approximately 145 days to about 120 days, and rain events have intensified.  The severity and extent of storm surges has also increased.  The Government of Myanmar predicts appreciable and consequential temperature increases by 2050.  These factors, combined with over-exploitation and poorly informed habitat conversion, will represent cumulative impacts accelerating the rate of ecological decline.  Ecosystems already under stress will increase the vulnerability and lower the adaptive capacities of local communities.  Directly and indirectly, climate change also threatens to degrade the coast’s natural resources, on which the majority of local people depend, particularly the poorest households.

Barriers

- Nearly all existing and emerging challenges facing the ecological security of Myanmar’s coast can be traced back to capacity constraints related to lapses in integrated planning, management, and oversight of the nation’s unique coast.  Sustainable conservation of Myanmar’s coast requires large, intact ecosystems.  However, the accelerating development of Myanmar’s coast is not accompanied by a strategic approach to coordinate or guide development, or to ensure coastal ecosystems—and their associated services—are conserved and enhanced.  The nation does not currently have a strategic, integrated coastal management strategy at a scale designed to address ecosystemic challenges.  Without a comprehensive and innovative coastal conservation strategy, coastal ecological integrity is at risk, as are associated livelihoods and food security.  Local communities generally understand that their natural surroundings are increasingly threatened and degraded, but they have little recourse or options to improve decision-making.  This challenging situation persists due to two primary barriers.  The first relates to the national enabling environment required to support integrated coastal zone management.  The second relates to the absence of a working example of an integrated coastal zone conservation strategy adopted and applied to a single sub-national area (i.e. state/ region).

Barrier 1:  	Limited institutional and human resource capacity to generate strategic approaches for coastal zone management.

- Myanmar is a rapidly emerging country.  The nation has limited experience with the development of integrated coastal zone management (ICZM).  There is no ecosystem-based coastal zone planning in Myanmar and whilst there is now environmental legislation, there is not yet a national or state-level enabling environment.  The first step towards such a strategic framework is crafting a coastal zone conservation strategy.  However, existing laws and policies do not directly address coastal conservation and management.  Relevant institutional roles are unclear or conflicting.  Regulatory frameworks governing agriculture, development, forestry, fisheries, and biodiversity conservation along coastal zones are often misaligned.  Agencies responsible for coastal fisheries, forestry, development, and agriculture reside in separate ministries and have no formal mechanisms to coordinate coastal conservation and management.

- The 2012 Environmental Conservation Act and 2013 Foreign Investment Rules require environmental and social impact assessments.  However, there is no comprehensive conservation strategy upon which to evaluate and gauge any assessment.  Without this reference point, it is difficult to evaluate individual or cumulative impacts relative to long- and short-term conservation objectives.  The result is that planning, monitoring, and strategic management of coastal zones remains elusive.  Commercial and artisanal fishing remains primarily open-access with limited implementation of regulatory controls.  Coastal zone development is fragmented and uncoordinated.  Coastal zone resource use is not well monitored and decision-making is poorly informed.

Barrier 2:  	Limited experience with the implementation of strategic integrated coastal zone management approaches.

- Even if there were a conducive national enabling environment, working examples of state/ regional ICZM plans would still be needed.  There are both common and unique socio-ecological threats and circumstances among the six states and regions along Myanmar’s coast.  Without ground-tested examples of ICZM planning frameworks and solutions, and without the capacity to develop or implement such plans at the local level, coastal development will continue to be driven by disconnected, short-term interests with little consideration given to biodiversity or climate change.  Given capacities and the various levels of stakeholders involved, individual communities are highly unlikely to initiate and develop their own functional ICZM strategies from scratch.  Even if they were to do so, their plans would not likely harmonize or converge with plans from other communities.  Functional templates and examples for the process and content of ICZM would allow state/ regional and community advocates to gain sufficient public support and to instill confidence that ICZM will be locally and regionally beneficial.

1.2	Baseline scenarios or any associated baseline projects

- Numerous governmental and other partners support and invest in Myanmar’s natural resources and productive landscapes.  However, few investments specifically address ICZM and, in particular, the nexus between coastal livelihoods, marine biodiversity, and climate change.

Governmental Baseline

- Three primary institutions are responsible for natural resource management in Myanmar.  MoNREC and the Ministry of Agriculture, Livestock, and Irrigation (MoALI) employ thousands of staff members across the country in a plethora of sub-agencies responsible for issues ranging from resource economics, extension services, law and policy, statistics, and professional and academic training.  MoNREC’s has a total staff of approximately 65,000 and an annual budget of about US$ 21,000,000. MoALI has a total staff of approximately 107,000 and an annual budget of about US$ 216,500,000.  MoNREC and MoALI are guiding the design of this project and will oversee the governmental aspects of its coordination and implementation.

- Whereas MoNREC’s Department of Environmental Conservation is the focal department for biodiversity conservation, MoALI’s Department of Fisheries (DoF) is the primary institution responsible for fisheries management.  As the issues related to ICZM clearly relate to the purviews of both agencies, this project will work closely with both.  DoF operates through its national office and six state/ regional offices, but, with just 2,000 employees, the department is severely under-staffed and has strained technical capacity.  The department’s two training centers in Yangon and the central dry zone provide short-term training courses—generally less than 1 month—for fisheries officers.  DoF’s total annual budget is approximately US$ 11,200,000, including union and state/ regional budgets.  District fisheries offices are responsible for monitoring fisheries across hundreds of kilometers of coastline.  Most regions/ states have only 3 boats to monitor fisheries for the entire coast.

- The government supports marine conservation through a limited number of programs.  DoF has established a legal framework and formulated and implemented various strategies for marine fisheries. DoF’s initiatives focus more on production than on conservation, but there is recognition that both criteria are necessary.  The government supports the “Voluntary Guidelines for Securing Sustainable Small-Scale Fisheries in the Context of Food Security and Poverty Eradication”, but these only peripherally address habitat and conservation concerns.

- Under the Marine Fisheries Law, artisanal fishermen are given priority to fish in all zones.  Marine fisheries management plans determine MSY, season and area closures, and prohibited fishing gears.  However, the MSY was established nearly 40 years ago and recent data suggest that the MSY might need to be adjusted from 2 Mt/ year to 0.1 Mt/ year to return to long-term sustainability.  Fisheries management is pursued by licensing, prescribing exploitable species, designation of permitted fishing gears and methods, imposing closed areas and seasons, etc.  The current statistical system for fisheries is “policy target based”, is not pragmatically conducive to delivering data for effective management of fisheries, and does not incorporate critical considerations for biodiversity, such as habitat conservation.

- Insufficient information on the impacts of climatic variables exists to support adaptive management within (e.g. flexible closed seasons and moving marine protected areas).  DoF recently introduced a Monitoring, Control, and Surveillance (MCS) programme for marine management.  The initiative aims to provide effective and efficient scientific data to evaluate, monitor, and manage Myanmar’s fish populations. The initiative will also improve enforcement activities.  The initiative also presents an opportunity to broaden the use of information systems to incorporate other indicators of coastal ecosystems into decision-making.

Donor and NGO Baseline

- Bay of Bengal Large Marine Ecosystem (BOBLME) Project had a total budget of US$ 31 million for an initial period from 2008 to 2015.  Partners to the FAO-led project who are active in Myanmar included the Government of Myanmar, IOSEA, SEAFDEC, IUCN, FFI, and WorldFish Center.  A vast number of project reports relevant to marine fisheries, marine ecosystems, and environmental status of Myanmar are available through BOBLME’s website (www.boblme.org).  BOBLME engages all eight nations that rim the Bay of Bengal:  the Maldives, India, Sri Lanka, Bangladesh, Myanmar, Thailand, Indonesia, and Malaysia.  The project has laid a foundation for a coordinated programme of action designed to improve the lives of the coastal populations through improved regional management of the Bay of Bengal environment and its fisheries.  The executing agency is the FAO Regional Office for Asia and the Pacific, based in Bangkok, and FAO is also involved in project components directly relating to fisheries and resource management.  Principal funding was from participating governments, GEF, the government of Norway, the Swedish International Development Agency (SIDA), the U.S. National Oceanic and Atmosphere Administration (NOAA), and FAO.

- As noted above, a scientific survey was recently conducted (2015) on the fish populations, marine biodiversity, and oceanography in Myanmar waters by the Norwegian research vessel (RV) Dr Fridtjof Nansen, operating within the framework of the FAO EAF-Nansen Project “Strengthening the Knowledge Base for and Implementing an Ecosystem Approach to Marine Fisheries in Developing Countries” (GCP/INT/003/NOR) and BOBLME.  This is a significant addition to the range of national activities in Myanmar and regional activities involving Myanmar scientists and government officials in a wider Bay of Bengal context.  FAO has collaborated with NORAD and the Institute of Marine Research of Bergen, Norway, to carry out marine surveys in and around developing countries in Africa, Asia, and Latin America using the vessel RV Dr Fridtjof Nansen since 1975. This recent survey was the second such survey programme by the EAF Nansen Programme in Myanmar waters.  The old research vessel Dr. Fridtjof Nansen had carried out similar surveys in the period 1979-1980, establishing important benchmark information on the state of the Myanmar marine resources.  The current survey will greatly improve the understanding of marine conditions along Myanmar’s southeastern coast, and provide essential information for informed management and sustainability of Myanmar's marine resources for years to come.

- The Livelihoods and Food Security Trust Fund (LIFT) is a multi-donor fund established in Myanmar in 2009, initially set up to address food insecurity and income poverty in cyclone Nargis-affected areas of Rakhine State in Myanmar and has also supported formulation of National Action Plan of Agriculture and Rural Development. The donors to LIFT are Australia, Denmark, the European Union, France, the Netherlands, New Zealand, Sweden, Switzerland, the United Kingdom, and the United States of America. The donors contracted UNOPS as the Fund Manager to administer the funds and provide monitoring and oversight for LIFT. LIFT’s vision is to be an effective mechanism for channeling aid to local implementing partners to achieve its goal of improving the food and livelihood security of the poor and vulnerable in Myanmar. Up to 2012, LIFT received US$166 million in commitments and US$ 101 million in contributions. This fund and its projects are contributing considerable baseline activity and an approximate US$ 5 million in direct co-financing. FAO’s Investment Centre has provided technical assistance for part of the project. The PPG process will work closely with LIFT and it is likely that one of their rural development baseline investments will form a key part of this project’s baseline program.

- Flora and Fauna International (FFI), IUCN, the Wildlife Conservation Society (WCS), Mangroves for the Future (MFF), and other organizations contribute to coastal zone conservation within Myanmar through a variety of important activities.  In 2013, FFI worked with MoNREC Forest Department and MLFRD Department of Fisheries to support the generation of a scoping document for Conservation and Sustainable Management of the Coastal and Marine Ecosystems in Myanmar.  In 2014, MFF worked with IUCN to create a draft National Strategy and Action Plan for mangrove conservation.  These efforts summarize many of the macro-level issues related to improving coastal zone management and create precedence for collaboration.

- FAO and the Government of Myanmar share a long history of cooperation in their respective pursuits to achieve food security, fight poverty, and sustainably manage natural resources.  FAO’s Country Programming Framework (CPF) 2012-2016 for Myanmar targets seven priority outcomes:  (i) food and agricultural production (including fisheries and forestry), (ii) food security, (iii) food safety, (iv) human resource development, (v) land use and land management, (vi) sustainable management of natural resources, and (vii) preparedness for and mitigation of disasters and climate change.  For example, the Environmentally Sustainable Food Security Programme (ESFSP) “Support to the immediate rehabilitation of farming, coastal fisheries & aquaculture livelihoods in the cyclone Nargis-affected areas of Myanmar” (GCP/MYA/012/ITA; 2010-2014) sustainably improved household food production, nutritional status, and income-generating activities among households and communities that comprise landless, marginal, and small-scale farmers and fishers in the cyclone-affected townships of Bogale, Laputta and Pyapon. The project also piloted co-managed fishing concessions in the Ayeyarwady Delta.

- ACIAR and AusAID Asia Division are financing a four-year project through the WorldFish project “Myanmar's Inland & Coastal Fisheries – Improving Research and Development of Myanmar's Inland and Coastal Fisheries (MyFish)” (2012-2016). It establishes a partnership between WorldFish Center and four local Myanmar agencies and institutions:  DoF, the Myanmar Fisheries Federation (MFF), Yangon University, and the Food Security Working Group (FSWG). This ACIAR project addresses the three constraints: (i) the lack of comprehensive information on fisheries; (ii) the lack of proven management approaches and technologies; and (iii) limited technical capacity to implement fisheries projects.  The project is addressing these constraints by improving the management capacity for Myanmar's inland capture and culture fisheries, and by facilitating the co-management of fisheries and small-scale aquaculture.

1.3	Proposed alternative scenario with a brief description of expected outcomes and components of the project

- The proposed project’s objective is to improve coastal zone management to benefit marine biodiversity, climate-change mitigation, and food security.  The project will comprise two inter-related components.  Under Component One, national capacities will be built to develop and implement strategic coastal conservation management.  Under Component Two, local capacities will be built and demonstrations implemented.  Demonstrations contributing to holistic and integrated coastal zone management will be conducted within a specific geographic area (southern Tanintharyi Region and Myeik Archipelago) to allow for measurement of impact on an ecosystem level.  Demonstrations will be used to inform and improve adaptive management.

- By the project’s closure, Myanmar will have moved substantially towards securing the ecological integrity of the southern coast.  This will include measurably improved institutional and organizational capacity to plan and manage human activity in the coastal zone required to conserve biodiversity and mitigate climate change.  The core product will be a functional, informed, and legally enforceable coastal zone conservation strategy for Tanintharyi Region with national and regional support.  The strategy will integrate and reflect best practices related to sustainable coastal zone development, biodiversity conservation, climate change mitigation, and sustainable forestry. Improved national and regional regulatory frameworks will facilitate and support coastal conservation efforts.  Local communities will benefit from ICZM through improved planning, livelihoods, and sustainability.    ICZM will also substantially strengthen the conservation of mangroves and globally significant marine biodiversity.  ICZM will not only help to mitigate climate change—largely through mangrove conservation—but will also generate significant adaptation co-benefits through improved livelihoods, governance, disaster risk reduction, etc.

Component One:  	Generate national capacity to develop and implement a large-scale coastal zone conservation strategy

- Coastal Zone Conservation Strategy:  The project will build capacities to generate a model coastal zone conservation strategy covering the southern Tanintharyi Region, including the Myeik Archipelago.

- The strategy will dramatically shift and improve coastal management.  The strategy will provide the Government of Myanmar with the better tools to assess risks, prioritize conservation goals, and harmonize management initiatives.  The strategy will describe and establish the policy and institutional framework to address the root causes of the coast’s accelerating degradation. The strategy will dynamic in that it will be adaptable to changing circumstances and priorities.

- The ICZM strategy will fully integrate biodiversity conservation, sustainable forest management, and climate change mitigation/ adaptation elements.  The integrated coastal zone conservation regime will take an agro-ecological approach, which is tailored to conservation efforts in productive landscapes.  The strategy will demonstrate management improvements designed to ensure the integrity of both marine and mangrove ecosystems, which yield vital ecosystem services.  With the completion of the strategy and associated policies adopted at national and sub-national levels, Myanmar will be more fully aligned with other countries in the region that have developed and are advancing ICZM.

- The strategy will:

- Generate a vision for coastal zone conservation and development;

- Provide a spatial plan for the Tanintharyi coastal zones to maintain and rehabilitate ecosystem integrity;

- Be mainstreamed within national, regional, and local policies and plans for land use and development;

- Prioritize potential expansions of marine protected areas (MPAs) and initiatives to increase the connectivity of protected areas;

- Describe a broader suite of protected area categories from strictly protected to community-based multiple-use zones;

- Create pathways for decision-making that engage local stakeholders;

- Provide a policy platform for setting targets, monitoring, and reporting upon the ecosystem integrity of coastal zones;

- Identify areas of highest biodiversity conservation importance, including critical coral, seagrass, and mangrove forest habitats, and describe priority conservation actions and requirements;

- Reflect and apply best international SFM principles and practices, particularly as they relate to mangrove forest conservation;

- Strengthen accounting and MRV in LULUCF, particularly for mangrove forest conservation;

- Describe innovative conservation incentives such as biodiversity off-sets;

- Discuss approaches to integrate ICZM within EIA processes;

- Define and prioritize spatial and temporal conservation objectives;

- Address issues of gender, transparency, and food security;

- Facilitate formal adoption by the national government;

- Describe and identify resources to support sustainable implementation;

- Define mechanisms for establishing and monitoring environmental standards, such as for water quality/ quantity, conservation targets for key species, mangroves, coral reefs, seagrass beds, and climate change vulnerability.

- An important output of the PPG phase will be to initiate the process of strategy development.  This will include an initial structuring of the draft strategy, key stakeholders, proposed institutional arrangements, and the intended pathway for this and related strategies to become mainstreamed legal instruments within national and sub-national policy frameworks.

- Capacity-building:  Development of the coastal conservation strategy will be approached as a capacity building and training exercise for regional and national decision-makers.  The project will provide technical and limited financial support to enable national decision-makers to engage with local decision-makers and resource users to generate a model conservation strategy to form the basis for a comprehensive ICZM plan.  This component will build national capacities required to generate, implement, and adapt a comprehensive coastal zone conservation strategy.  The project will establish a formal training program to build capacities for ICZM, such as via exposure to best international principles and practices (e.g., BOBLME SAP development and implementation).

- Policy Framework:  The policy framework will build upon the emplaced strategy, creating the legal requirements to support strategy implementation and adoption.  The project will strengthen Myanmar’s limited current policy framework for coastal conservation and management.  By empowering adaptable, decentralized governance, the framework will allow state/ regional and local stakeholders to find locally appropriate means of converging on nationally coordinated targets.  The framework will address key drivers of ecosystem degradation through initiatives such as spatial fisheries management, improved licensing/ permitting, conservation requirements, transparent protocols for establishing catch limits, by-catch limits for gear, restrictions based on sensitive life-cycle stages for prioritized species, protected areas and biodiversity off-sets, etc.  The framework will also create a framework for on-going incorporation of biodiversity monitoring in coastal management, such as through the identification and prioritization of vulnerable species and habitats, along with associated regulatory triggers.

- Institutional Coordination:  ICZM requires a coordinated approach.  Through the proposed project, the Government of Myanmar will establish and operationalize an institutional framework to an agro-ecological approach to sustainable, locally empowered coastal management, including the conservation of biodiversity and mangroves, and the safeguarding of ecosystem services.

- National Monitoring Program:  The project will improve the monitoring marine resources and broaden the baseline needed for adaptive management.  This will enable better-informed decision-making for coastal management and sustainable development.  Monitoring capacities will be developed for key measures of marine ecosystem health such as critical habitats (e.g., mangroves, coral, sea grasses), environmental quality (e.g., salinity, toxicity, turbidity, temperature, dissolved oxygen), marine biodiversity (e.g., commercial species, threatened/ vulnerable/ protected species, dugong, shark, sea cucumber, and turtle).  Monitoring will be closely aligned with SFM principles and practices for mangroves.  A key element of this effort will include MRV related to CCM following GEF-6 guidance, including improved capacity for well informed, evidence-based decision-making.  Because mapping is a critical element of monitoring, the project will support the enhancement of GIS capabilities and the integration of improved tools for knowledge-management.  The results of monitoring will be used to inform and adapt the coastal zone conservation strategy and implementation process.

- Sustainable Financing:  The project’s funding will support the Government of Myanmar in identifying and securing sustainable sources of support for up-scaling and implementation of coastal zone conservation actions as identified in the strategy.

Component 2:  	Enhance local capacity and demonstrate strategic coastal zone conservation management at the site level

- Extension Training/ Capacity Program:  The project will design and implement audience-appropriate ICZM training for regional and local stakeholders in the globally significant coastal zone of Tanintharyi Region and Myeik Archipelago.  The project will enhance extension officers’ capacities to support the design and implementation of strategic conservation.  Building on existing governmental resources, the project will provide the skills and tools to engage with local communities and mobilize local support for livelihood-sensitive conservation.  This will include working with The Fisheries Training Center in Yangon to provide in-service training for relevant extension staff.

- Community Training/ Capacity: The project will support the establishment of a community-awareness and conservation program aimed at the productive sector.  The project will work with small-scale fishing families to build their capacity to support agro-ecological approaches to coastal zone conservation.  Site-based activities will show how to align community-level coastal conservation efforts with state/ regional strategic planning.  Community-based initiatives will also inform and improve macro-level planning.  The approach will integrate traditional knowledge while informing communities about the best-available international principles and practices.  Gender will be important throughout the project, such as via women’s participation in planning, capacity-development, and assured equitable sharing of benefits.

- Fisheries Management/ Oversight:  The project will support testing of improved fisheries regulations on the site level.  This will include a program for improved compliance, community-based regulation, and promotion of conservation efforts that specifically improve livelihoods (e.g., “FishForever”).  The project will provide technical and hardware support to local fishing communities.  In support of the ICZM strategy, the project will also implement site-level licensing, permitting, inspection, recording, catch limits, spatial and temporal approaches, listing procedures, etc.  These initiatives will support habitat-conservation efforts that facilitate not only broad-scale coastal development planning, but also fine-scale spatial planning.  The project will aim to inform and influence broad-scale management of regional fisheries, especially regarding threats to the coastal ecosystems—e.g., the over-capacity of commercial fishing fleets, illegal fishing, and the targeting of vulnerable species such as dolphin and shark.

- Habitat Conservation:  The project will demonstrate strategic habitat conservation, especially for mangroves, coral reefs, and sea grass.  These habitats provide vital habitat for a broad diversity of coastal fauna.  The project’s habitat-conservation efforts will focus primarily on protecting intact ecosystems (e.g., abating or forestalling degradation), but will also support habitat restoration in prioritized areas (e.g., areas critical to vulnerable life stages of targeted species; areas important to reducing fragmentation or facilitating natural migration).  The project will support the demonstration of improved management strategies for marine protected areas (MPAs), including innovative approaches for marine conservation in multi-use areas.

- Monitoring:  The project will improve monitoring of coastal zone resources.  The ecosystem-based monitoring program will inform the coastal conservation strategy and monitoring program established under Component 1, including MRV for CCM.  The monitoring will inform national and state/ regional conservation planning.  The project will establish replicable models for community engagement in the monitoring process.

- Local Implementation:  The project will demonstrate a model for integrating ICZM with national, state/ regional, district, and township planning.  To facilitate planning integration, the project will build relevant capacities of key local decision-makers.  For example, the project will help stakeholders in selected townships establish governance mechanisms that give them a voice in the on-going implementation and adaptation of ICZM plans.

- State/ Regional Strategy Coordination Mechanism:  The project will work on the state/ regional level to establish an institutional coordination mechanism to support the design and implementation of ICZM.  This will help ensure that development activities are aligned with the ICZM strategy and harmonized across institutions.  This coordination mechanism will serve as a decision-making platform for key governmental stakeholders and will facilitate cross-sectoral dialogue related to environmental conservation, tourism, forestry, agriculture, energy, transport and industry, fisheries, rural development, etc.

- Up-scaling and Replication:  The project will ensure that lessons learned via demonstration sites are captured, disseminated, adapted, and integrated in broader efforts for ICZM.  For example, the project will host a series of training and reporting workshops, consolidate lessons in a publicly available knowledge base, and improve relevant governmental decision-making.  These efforts will also link to regional and international programs such as BOBLME.

1.4 	Incremental/ additional cost reasoning and expected contributions from the baseline GEFTF, LDCF, SCCF, and co-financing

- Without the benefit of this investment, Myanmar will not likely have the capacity to engage in sufficiently strategic planning for coastal conservation.  Myanmar will not have the tools to manage the development of its coastal areas to integrate economic development with the conservation of mangroves and coastal biodiversity.  The result will be a continued decline of biodiversity, including the degradation and deforestation of mangroves.  This ecological degradation will likely accompany an equally unsustainable trajectory of local livelihoods.  Conversely, the proposed project will provide the catalytic investment required to stimulate and build the capacity to support more strategic coastal conservation that promotes and maintains ecological integrity and associated ecosystem services.  The proposed approach will substantially and measurably benefit the conservation of globally significant biodiversity and the mitigation of climate change.

1.5	Global environmental benefits and/or adaptation benefits

- Indicative examples of the project’s cross-cutting, landscape-level policy and investment benefits include:

Improved conservation management of hundreds of thousands of hectares of mangroves, seagrass, and other coastal zone resources sequestering 3.8 Mt CO2e

900 km of coastline under improved strategic management

300 km2 of coral reef conserved as indicated by percent living

1,000+ km2 of critical mangrove and seagrass habitats conserved and rehabilitated

Globally significant species—e.g., dugong and sea turtles—conserved with numbers increasing

4,800 km2 of marine fisheries under improved conservation management

Over 10,000 local households with improved food security and livelihood security derived in part from the impact of improved ecosystems services

Integrated Benefits

- Myanmar’s southeastern coast faces myriad, inter-related threats.  From tourism to commercial development, fuel-wood consumption, and over-fishing, the accelerating changes along the coast are uncoordinated partly because little has been done to establish a common basis of shared priorities.  Various stakeholders see the situation differently, typically with little regard for biodiversity or climate change per se.  Therefore, one of the early challenges of this project has been to describe and discuss the issues in common terms that resonate with the various stakeholders.

- Extensive consultations in the preliminary development of this proposal determined that fishing is the most commonly accessible framing for the various issues relevant to coastal zone management.  That is, for most people in the region, these globally significant environmental issues are seen most readily as fishing issues.  Developers understand that their investments aren’t viable if they are opposed by local communities, which are comprised largely of fishing households.  Tourism operators understand that their industry depends almost entirely on the ecological integrity of the region, as readily indicated by the health of local fisheries.  As fishing is the dominant livelihood in the region, particularly for poorer households, fishing is the window through which most families experience local environmental degradation and the effects that it has on their lives and livelihoods.  For example, marine biodiversity is closely related to their concerns for the abundance and variety of fish.  Similarly, mangroves and reefs are readily valued by local communities when seen as vital to the life cycles of fish.  In addition, the threats posed by local communities to coastal ecosystems are often through their fishing practices.  Moreover, the health of the fisheries provides a high-level indicator of the overall health of these coastal ecosystems.  In short, fisheries largely define the current human-biodiversity interface in the coastal zone, particularly for the region’s most vulnerable families.

- The proposed interventions of this project will yield extensive benefits beyond the direct benefits to artisanal and commercial fisheries, especially for coastal biodiversity and climate-change mitigation.  Whereas benefits to the fisheries are not sufficient for the success of this project, they are necessary.  The long-term sustainability of coastal zone management depends on engaging, empowering, and benefitting local people, so it is important that these global environmental issues be translated into local priorities.  The proposed approach views fishers not as inherent perpetrators of environmental degradation, but as important environmental stewards with closely vested interests in the health of coastal ecosystems.

- The agro-ecological approach proposed in this project links diverse stakeholders’ concerns to environmental indicators.  For example, the approach provides a basis for prioritizing different levels of conservation throughout the region (e.g., which beds of sea grass are most important for local conservation efforts, which tributaries are most consequential for reef health, etc.).  Moreover, the approach empowers the various stakeholders to understand and anticipate the consequences of their actions for themselves and other stakeholders.  By linking globally significant environmental issues to local priorities and concerns, environmental issues get a seat at the table with numerous advocates.  This information also provides a basis for local communities to negotiate off-sets.  For example, a community might negotiate with a developer to shift a resort location to avoid destruction of critical habitat and to off-set the development’s degraded habitat with restored habitat elsewhere (e.g., increasing sea grass habitat or reconnecting two nearby patches of mangroves).  Without an understanding of how these seemingly disparate environmental considerations relate to their livelihoods, local communities have little basis or incentive for such negotiations.  Moreover, without formal support from the regional government via a formal ICZM plan, they have little leverage for negotiation.

- There is currently a window of opportunity to replace the present free-for-all coastal development with a strategic, inclusive approach that integrates globally significant environmental considerations.  If this opportunity passes, irreparable damage will be done to critical coastal habitats.  Conservation of existing, intact ecosystems will be much easier than attempting to salvage or reconstruct them later.  Moreover, normalizing expectations of the coastal development process from the start will be much easier than attempting to introduce such a system later, when countless activities will need to be “grandfathered” (exempted).

- In short, the various priorities of diverse stakeholders and the numerous globally significant environmental issues pertaining to coastal development are all intimately inter-related.  This project proposes to address those myriad issues in an equally integrated way, and to do so by appealing to stakeholders’ shared priorities.  Overall, the project will benefit coastal biodiversity, mitigate climate change, generate important co-benefits for climate-change resilience, improve inclusive governance for coastal development, and safeguard coastal livelihoods.  This integrated approach will be reflected within coastal zone conservation strategies, capacity-building, policies, coordination, monitoring, and financing.  By the end of the project, Myanmar will have substantially strengthened its capacity to prioritize, conserve, monitor, and rehabilitate critical mangrove forests, coral reefs, and sea grass habitats.

Alignment with GEF Strategic Framework

- The project aligns with GEF-6 CCM Program 4: Promote conservation and enhancement of carbon stocks in forest, and other land use, and support climate smart agriculture. The project will support both GEF-6 anticipated outcomes and associated indicators: (a) Accelerated adoption of innovative technologies and management practices for GHG emission reduction and carbon sequestration (Indicator 4. Deployment of low-GHG technologies and practices); and (b) Policy, planning and regulatory frameworks foster accelerated low GHG development and emissions mitigation (Indicator 5.  Degree of support for low-GHG development in the policy, planning and regulatory framework.).

- The project will protect and enhance carbon sequestration primarily in mangrove forests with some benefits from the conservation of seagrass ecosystems.  The project will be designed to support mitigation-focused management practices in LULUCF.  Conservation of mangrove forests will have complimentary SFM, CCM, and BD conservation benefits.

- Mangrove forests dominate the terrestrial side of Myanmar’s southern coastal ecosystems. Myanmar has over 3,000 km2 of mangrove forests.  The Tanintharyi coastal zone alone has some of the largest remaining mangrove forests in the region.  The Myanmar Forest Department estimates that the total mangrove forest coverage of Tanintharyi Region to be approximately 1,900 km2. The health and status of these mangroves are critically important to maintaining the health of the region’s broader marine and coastal biodiversity.  Much of the project’s efforts under both Components 1 and 2 will focus on conserving these forests and their associated ecosystem services.

- The main drivers of mangrove degradation along Myanmar’s southern coast include rapid and poorly planned development related to tourism, aquaculture, and industrialization.  The project will help to address this degradation and associated CCM impacts by setting in a place a coastal zone conservation strategy.  The project will build and emplace institutional, policy, financial, and technical tools required to implement and monitor the coastal zone conservation strategy.  The GEF investment will greatly increase national and regional capacities to improve management of the nation’s extensive, high-carbon-value mangrove forests.  The result will be an integration of CCM with SFM activities.  This approach fits with the GEF-6 strategic support for integrated approaches to coastal management of “blue” carbon, in this case both mangroves and sea grass.

- The reduction in deforestation and degradation will be extensive.  By establishing and supporting the implementation of coastal zone conservation strategy, the project will drastically reduce the projected rate of mangrove deforestation.  The strategy and associated institutional and policy framework capacity building will assist the Government of Myanmar to take a much more well reasoned approach towards coastal zone development with an impact that may reach over 150,000 hectares of coastal zone mangroves.  The project will ideally result in identification and conservation of critical mangrove habitat, e.g., multiple use conservation areas.  Again, this will enhance the conservation of the broad range of species that depend upon mangroves for survival.

- Restoration figures are purposefully conservative.  This is based upon two factors.  First, the primary issue driving loss of mangroves is anticipated development that will accelerate deforestation rates if not strategically managed.  The second is that mangrove restoration, including priority areas and extent of coverage, will be identified in the conservation strategy.  This will be used as a capacity building effort, intended to result in upscaling through adoption of best practices.  It is anticipated that the project will provide adequate funding for the creation of demonstration plots with the Government of Myanmar promoting further restoration based upon initial results, conservation strategy priorities, and on-going implementation/monitoring efforts.

- The project will also strengthen accounting and MRV in LULUCF.  This will be accomplished through the implementation of coastal zone conservation strategy.  An extensive mapping program designed to monitor the conservation status of coastal zone mangrove forests will support strategy design and on-going implementation.  This will assist Myanmar to better understand the conservation status of mangrove ecosystems and associated CCM benefits and impacts.  This will include the ability to improve the accuracy of estimations related to carbon stock estimates.

- Seagrass and mangrove forests are carbon-rich ecosystems.  Both have a very high potential to deliver climate change mitigation benefits in the form of “blue” carbon.  Chmura et al. (2003) estimated that mangroves store approximately 1,012 ± 81 tonnes CO2e per hectare.  Similarly, Murray et al. (2011) estimated that estuarine mangroves store approximately 1,060 tonnes CO2e per hectare and that oceanic mangrove forests store approximately 1,800 tonnes CO2e per hectare.   Conversely, the potential for carbon release from mangrove destruction is estimated to be quite high, offering substantial potential for avoided blue carbon release.  A study conducted by Duke University released in 2015 (Miteva et al) found that 14,000 hectares of protected mangrove forest in Indonesia resulted in avoiding the release of 13 million metric tons of CO2.

- Preliminary estimates of carbon benefits from this project, using FAO’s Ex-Ante Carbon-balance Tool (EX-ACT), suggest that the project will mitigate 2.3 - 6.0 million tonnes CO2e over a 20-year period from avoiding mangrove loss and gradual reestablishment of mangrove forests.  This assessment is based on Tier 1 coefficient from the IPCC 2006 guidelines for National Greenhouse Gas Inventories.  These scenarios will be improved significantly during the PPG phase.  During the PPG stage, additional information will be generated to assess whether sufficiently representative Tier 2 data are available with higher specificity to the precise location within Myanmar, and will also include other GHG-reduction benefits through seagrass conservation as well. The calculations are based on the scenario presented in the table below.

Table 1.  Estimated deforestation and land-use with and without the proposed project

| Mangrove deforestation |  | Annual deforestation rate |  |
| --- | --- | --- | --- |
|  |  | Without | With |
| Lower estimate |  | 0.25% | 0.05% |
| Higher estimate |  | 1.2% | 0.5% |
| Mangrove degradation | Extent of degradation |  |  |
|  | Current | Without | With |
| Lower estimate | 5% | 12% | 7% |
| Higher estimate | 10% | 20% | 12% |
| Mangrove reforestation |  | Area reforested (ha) |  |
|  |  | Without | With |
| Lower estimate |  | 0 | 1,000 |
| Higher estimate |  | 0 | 2,500 |

- Deforestation:  We used a broad presumption that the total existing mangrove forest area of roughly 190,000 ha is subject to annual deforestation rates of between 1.20% and 0.25%.  A likely decrease to an estimated 0.50% or 0.05% annually will result from project implementation.  Limiting deforestation during the project period from 2,375 ha to 475 ha will provide mitigation benefits of roughly 1.0 million tonnes CO2e per year.

- Degradation:  We estimated that 15% of the total mangrove forest area is likely subject to degradation.  Without intervention, the estimated level of degradation probably range from 12 – 20%.  The project will aim to lower this degradation rate to 7 - 12%.  Reducing mangrove forest degradation to 12% will conserve 0.7 million tonnes CO2e per year.

- Restoration: The project’s gradual reestablishment of mangroves is expected to cover 1,000 – 2,500 ha.  Reforestation of 1,000 ha of mangrove forest will sequester roughly 0.5 tonnes CO2e per year.

- Seagrass Conservation:  The project aims to improve protection of 30,000 ha of seagrass.  This will generate further GHG benefits.  Seagrass is a significant carbon stock.  Fourqurean et al. (2012) indicated for a limited sample (n = 251) of various global locations that the quantity of organic carbon stored averaged globally 2.51 tonnes C/ ha in living seagrass biomass and 194.2 tonnes C/ha in soils.  In the Indo-pacific (n = 47), values averaged at 0.61 tonnes C/ ha and 23.6 tonnes C/ ha for biomass and soils respectively.  For a first rough estimation of the expected GHG benefits from seagrass protection, the PPG phase will better identify types of degradation to be prevented and procure more specific data on the seagrass characteristics in the targeted coastal locations.

Table 2.  Estimated project GHG impacts (lower impact scenario)

Source:  FAO ExACT

1.6	Innovation, sustainability and potential for scaling up

- Innovation:  This is a vanguard project for Myanmar.  This represents the first time a Bay of Bengal country will generate and implement an ecosystem-based coastal zone conservation strategy. The strategy will be predicated upon the long-term survival of coastal zone marine resources and associated ecosystem services. Policy, capacity building, and on-the-ground implementation of trial management improvements will support the strategy. Implementation will be monitored to make certain BD, SFM, and CCM benefits are accruing.  The strategic approach will be revised and improved based upon monitoring results.

- Sustainability: The project will help Myanmar build capacity required to generate institutional and financial sustainability.  Project emplaced results will be reflected in conservation strategies, national policies, and national regulation.  The final project design will include hand-over strategies designed to make certain the necessary institutional, regulatory, and financial instruments are in place to continue established successful interventions.  The project’s fundamental purpose is to catalyze environmental sustainability.  As noted in the threats analysis, unplanned and poorly regulated economic growth are quickly emerging challenges.  This includes the accelerated loss of biodiversity, forest (mangrove), and climate change mitigation benefits resulting from commercial aquaculture, mining, industrial development, oil exploration, and tourism.  The integrated coastal zone conservation strategy will generate a vision for coastal zone conservation and development that is currently lacking. With the comprehensive and integrated approach, the project will help direct these activities towards a more sustainable scenario by setting in place an improved system for ecosystem-based coastal zone planning, management and monitoring.

- Scaling up: A set of activities under Component 2 will be designated for the specific purpose of catalyzing the upscaling of best practices.  The potential for scaling up is immense.  This project will support the piloting of a coastal zone conservation strategy and associated support mechanisms along a relatively small percentage of the nation’s coast.  However, project emplaced tools and capacities will be designed for national level replication and upscaling.  This includes working directly with national, division, and community stakeholders to capture lessons learned and generate/distribute materials required to assist other regions to benefit from project lessons and successes.  National coastal zone management policy and financing improvements will also encourage national upscaling.  The project is closely aligned with the programs, practices, and institutional frameworks established through BOBLME.  The strategy delivers on Myanmar’s biodiversity and habitat commitments to the BOBLME Strategic Action Programme and can be considered a regional case study for the BOBLME regional platform.  This make the project well positioned to encourage and facilitate upscaling of best practices throughout the Bay of Bengal region.

2. 	Stakeholders

Will project design include the participation of relevant stakeholders from civil society and indigenous people?  (yes X /no )  If yes, identify key stakeholders and briefly describe how they will be engaged in project design/preparation.

- This project has already benefited from substantial stakeholder involvement.  During the spring of 2015, FAO and the Government of Myanmar organized a one-week meeting/workshop with nearly 100 participants representing national government, local government, and coastal zone resource stakeholder groups.  These groups discussed the project concept at length and provided their insights.  In addition, FAO worked very closely with a cross-section of donor organizations – including those associated with GEF – in formal and informal settings to be certain the project design is strategically aligned with the most current donor and government initiatives.  The final PIF is fully reflective of this process.

- The effective integration and participation of a host of stakeholders will be necessary to achieve the proposed objective.  Stakeholders listed below are only illustrative.  These and many other stakeholders will be integrated during final project design through a number of methods.  Project design workshops will be implemented at the national and pilot site level, including within rural settings.  Stakeholders will also be engaged and their inputs fully engaged through a number of informal mechanisms at the site level.  The Project Document and CEO Request will include a comprehensive review of key stakeholders, describe their involvement with project design and define/summarize respective roles.

- The private sector will be critical to the success of this project.  This includes private interests related to industrial development, aquaculture, small and large-scale fisheries operations, tourism developers, and others.  The private sector will be involved in the development and implementation of the Coastal Zone Conservation Strategy. The project will also incorporate private enterprises through “on-the-ground” activities under Component 2.  For instance, private fishing operations will be engaged in fisheries management and oversight.  During the PPG phase, these stakeholders will be more fully identified and assessed.  The final project document will stress the importance of private business engagement in strategy development and provide basic direction as to how this will be achieved.

| Key stakeholders | Relevance |
| --- | --- |
| Ministry of Livestock, Fisheries and Rural Development (MLFRD): Department of Fisheries (DoF) | DoF is responsible for fisheries management and development. It is organized with four divisions: Aquaculture, Fisheries Revenue and Supervision, Fish Inspection and Quality Control Inspection, and Administration and Finance. The DoF is involved in research programs on endangered species and ecosystems such as marine turtles and Irrawaddy dolphins. They oversee some conservation areas such as the marine component of the Thamihla Kyun Wildlife Sanctuary and the Khaing Thaung Island Reserve Forest and work closely with stakeholders to manage these areas. Fishery Law Enforcement agencies with fisheries department are listed as: - Inspection at sea - Myanmar Navy - Department of Fisheries - Myanmar Port Authority - Myanmar Custom - Immigration Department - Department of Marine Administration - Myanmar Police Force |
| Ministry of Environmental Conservation and Forestry | GEF operational focal point (OFP). The Department of Forests is also a key stakeholder for mangrove conservation, including the integration of sustainable aquaculture. The Ministry of Environmental Conservation and Forestry (MoNREC) is responsible for sustainable management of forest resources, national parks, and wildlife and plant conservation. The National Commission for Environmental Affairs was terminated and the MoNREC took its responsibilities to oversee and manage all matters related to the environment and climate change. The MoNREC is also the official Myanmar focal point for the GEF.The MoNREC is responsible for managing all forestlands in the country including the Permanent Forest Estate (PFE) and Public Forests. MoNREC develops the forest policy and legal frameworks and coordinates Climate Change related policy analysis and development. It is also in charge of environmental protection including the development and implementation of rules relating to Environmental and Social Impact Assessments (ESIA). The Environmental Conservation Department is responsible for policy formulation of environmental conservation framework process, effectively implementation of environmental conservation and management in Myanmar. |
| Ministry of Agriculture and Irrigation (MoALI) | The MoALI is responsible for overall development of the crop subsector, including: i) extension; ii) research and development; iii) irrigation; iv) agricultural mechanization; v) formulation of agricultural plans and policies; vi) higher education in agriculture; vii) agricultural micro-credit and loans; viii) agricultural land reclamation; ix) land development and land reform; x) biodiversity; xi) land surveying and mapping; xii) and coordination with key concerned agencies. |
| Settlement and Land Records Department (SLRD) | Maintains land ownership and tax records. Plays a key role in land tenure issues: the SLRD is responsible for updating land use and registration, collection of land use data and crop statistics. Its main activities are i) updating land maps and registers, ii) land survey and map production, iii) collection and compilation of timely and reliable crop statistics, iv) collection and compilation of land use statistics, v) land administration and decision on agricultural land disputes, and vi) conducting agricultural socio-economic surveys. With increasing momentum for agricultural development activities and transformation of Myanmar agriculture from traditional resource-based to knowledge-based agriculture, this department will play fundamental role for providing agricultural information and essential statistics. In order to develop need based agricultural policy formulation and analysis followed by planning, systematic agricultural statistical activities are mandatory. Current development activities are being set back by lack of sound statistics and information system. |
| Department of Meteorology and Hydrology (DoMH), Ministry of Transport | The DoMH is the NAPA focal point for Myanmar and as such will be an important advisor to the project’s adaptation work. |
| Local Government | Six of Myanmar’s 14 States and Regions border the eastern edge of the Bay of Bengal and many of their peoples have livelihoods connected with marine systems. These are: Rakhine State, Ayeyawady Region, Yangon Region, Bago Region, Mon State and Tanintharyi Region. |
| Myanmar Fisheries Federation (MFF) | Founded in 1989, MFF represents the interests of member enterprises and associations of the fishery industry of Myanmar. MFF works closely with MLF, and is one of the highest national levels NGO/NPO in Myanmar and the only one concerned with fisheries. MFF has sub-federations at all township, districts, state/region levels. It also includes sub-associations specialized in: (1) freshwater aquaculture; (2) offshore capture fisheries; (3) inland fisheries; (4) fish and fishery product export; (5) fish feed; (6) shrimp culture; (7) eel culture and export; and (8) crab culture and export. The Myanmar Fishery Federation (MFF), a national level organization with a membership of over 700 companies and 27,000 individuals, is mandated to encourage and promote fishing industries. MFF aims to promote the socio-economic life of member entrepreneurs and fishery communities, share information on economic policies and fishery technologies and advocate on behalf of the fishing industry, among other objectives. There are nine associations under MFF that deal with particular industries, namely, shrimp, fish, exporters, aquaculture feed, marine fisheries, freshwater capture fisheries, crabs, eels and ornamental fish. |
| WorldFish Centre | A member of the CGIAR Consortium is an international, nonprofit research organization that aims to improve the livelihoods of the poor and vulnerable through generation of knowledge and capacity building. In September 2012, WorldFish and the DoF commenced the four-year project “Improving Research and Development of Myanmar’s Inland and Coastal Fisheries (MYFish)”. The project is first gathering data on the state of fisheries and aquaculture in Myanmar and then plans to develop management capacity and helps develop fisheries and small-scale aquaculture to increase the productivity of this sector. |
| Network of Aquaculture Centers in Asia-Pacific (NACA) | NACA is an intergovernmental organization that promotes rural development through sustainable aquaculture in the region through capacity development, collaborative research and network building to share aquaculture related knowledge. Myanmar is one of its 18 member governments. FAO is a non-voting member of its Governing Council. |
| Southeast Asian Fisheries Development Center (SEAFDEC) | SEAFDEC is an autonomous inter-governmental body, which mandate is “to develop and manage the fisheries potential of the region by rational utilization of the resources for providing food security and safety to the people and alleviating poverty through transfer of new technologies, research and information dissemination activities“. Myanmar is one of the 11 member countries. |
| Food Security Working Group (FSWG) & Land Core Group (LCG) | The FSWG and LCG are key civil society initiatives with strong UN and NGO participation. They will play an important role in this project’s work. These roles will be detailed during the full project preparation process under the PPG. They works on food security, fishery, research and development, Land tenure rights (focus on ethnic minorities), contract farming and support information exchange and Resource Centre Contribution to reviews and studies, facilitate consultation, capacity building, advocacy and Information sharing (publications). |
| Environmental Technical Working Group (ETWG) | Formed by UN agencies, local and international NGOs, the ETWG provides a forum for i) networking and sharing of information environmental issues in Myanmar; ii) sharing knowledge on technical issues in the environment field; iii) policy advice and public-private partnerships; iv) discussion of issues related to multi-lateral environmental agreements such as the UNFCCC and the Kyoto Protocol. The group could provide important channels for stakeholders’ engagement with government on pressing environmental issues of the day. |
| Myanmar Environment Rehabilitation-conservation Network (MERN) | Networking for rehabilitation and conservation of natural resources including livelihood activities among the local environmental NGOs. |
| JICA | The Japan International Cooperation Agency (JICA) has worked in Myanmar on a range of projects relating to health and economic development. Relevant to the marine realm, the organization collaborated with MoNREC on the Ayeyawady Delta Integrated Mangrove Rehabilitation and Management Project. |
| GIZ (German Society for International Cooperation) | German Cooperation and Development agency, with a focus on sustainable development. In Myanmar, its activities concentrate on promoting vocational training, strengthening the private sector and developing the financial sector. |
| UNDP | UNDP provides development assistance in Myanmar since its independence. Together with the government a national development framework was developed to help Myanmar in its triple transition: nation-building, state-building and economic liberalization. As ADB, UNDP has a very broad field of action, and sustainable land management is one of them (see the baseline table). |
| World Bank | The WB reengaged a strong relationship with the government in order to give assistance to enhance social reform in Myanmar, to improve the livelihoods of total population. Their action is found in all sector of the economy, but some project were related to agriculture, forestry and environment sustainability, such as Irrigation projects, Wood industry development, etc. |
| USAID | USAID is the US embassy services for development and cooperation. USAID is directly engage with organizations and institutions to support political reforms, ethnic reconciliation, and to strengthen capacity building. USAID is also deeply involved in food security, and designed a specific program for it aligned with the principles of Feed the Future, the U.S. Government’s global hunger and food security initiative, and will build upon lessons learned from the initiative's work in Asia. |
| LIFT Livelihoods and Food Security Trust Fund | LIFT is a multi-donors fund established in Myanmar since 2009. The major objective of LIFT is to provide assistance for the achievement of the first Millennium Development Goal “eradicate poverty and hunger”. LIFT also take into account sustainability and fund some projects related to the environment (see baseline, Livelihoods and Environmental Assets Restoration in Rakhine) |
| Fauna and Flora International | Fauna and Flora International (FFI) works in Myanmar through collaborations with the local NGO, BANCA. Projects have focused on conducting biodiversity assessments and conservation status reviews and strengthening local civil society organizations to protect biodiversity through protected area management. The NGO recently conducted surveys of reefs in the Myeik Archipelago using the protocols of another international NGO, Reef Check. |
| Istituto Oikos | Environmental conservation as tool for socio-economic development. In 2011, Oikos has worked in collaboration with the FD and BANCA at Lampi Marine National Park and recently published a detailed review of Myanmar’s Protected Areas (Isituto Oikos 2011). |
| International Union for the Conservation of Nature (IUCN) | IUCN hopes to start working in Myanmar in the near future alongside the BOBLME Project and in collaboration with MFF on a multi-stakeholder coalition to support and guide national and international conservation efforts in the Myeik Archipelago. In 2012, IUCN, MFF and MERN hosted the workshop “Conservation and Sustainable Management of Coastal and Marine Ecosystems in Myanmar”. |
| Mangrove Service Network (MSN) | MSN is a Local NGO working in participation with government organizations, Local & International NGO communities; MSN Provides services in environmental conservation, in sustainable livelihoods, community development and that particularly benefits and addresses the needs of marginalized population in rural grassroots communities of Myanmar. MSN is mostly involved in Rural Energy (fuel wood saving training focused on women and improved stoves) and forest conservation (nursery operation & mangrove plantation establishment) |
| Mangroves for the Future (MFF) | Mangroves for the Future (MFF) promote investment in coastal ecosystems for sustainable management and uses mangroves as a flagship ecosystem because of their important roles in coastal livelihood and security. MFF has not yet started to work in the country but, as one of its “outreach countries”, Myanmar is invited to regional events and meetings. MFF plans to work alongside IUCN on coastal management issues in Myanmar. In 2012, IUCN, MFF and MERN hosted the workshop “Conservation and Sustainable Management of Coastal and Marine Ecosystems in Myanmar”. |
| WCS | The Wildlife Conservation Society (WCS) was the first international conservation NGO to work in Myanmar, establishing a program in 1993. WCS’s Myanmar Program has memorandums of understanding with both MoNREC and MLFRD and has worked with the DoF for over ten years to develop and manage the DoF’s first aquatic protected area, the Ayeryawaddy Dolphin Protected Area on the mainstream Ayeyawady River upstream of Mandalay. The WCS Myanmar Program has worked with MSAM and the WCS Global Marine Conservation Program to conduct this review. |
| Private Enterprise | This project will engage with a wide variety of private enterprises, including tourism companies, fishing operations, industrial developers, etc. along the coastal zone |
| Indigenous Peoples | The Salon people live along the southern coast of Myanmar. Approximately 3,000 Salon continue to live traditionally migrating with their boats through the southern coastal zone of Myanmar following a quasi-subsistence fishing life. |

3. 	Gender Considerations

Are gender considerations taken into account? (yes X /no ).

- FAO works to make certain issues of gender are fully incorporated within project conceptualization, design and implementation.  This includes the application of social and environmental safeguards specifically designed to flag and address gender challenges.  For instance, under the proposed project, mechanisms will be integrated within the project design to make certain women are active participants in coastal zone planning, management and conservation initiatives.  Women often have added responsibilities along coastal zones, but too often lack equitable access to decision-making, empowerment, and capacity building opportunities. The project will include the design of capacity building and decision-making pathways to insure equitable participation by both genders.  This effort will include not only project implementation, but also the products (e.g., planning policies) generated through project support.  Data collection and monitoring programs set in place will be including gender analysis.  Indicators that are disaggregated by gender to be certain the project’s positive impacts are equitable will accompany project implementation.

4. 	Risks

| Risk/Assumptions | Rating Impact/ Probability High-Low (5-1) | Mitigation Measure |
| --- | --- | --- |
| Government support for integrated, ecosystem-based support measures will wane | Impact: 3 Prob: 2 | The project is designed specifically to address issues of concern to the Government of Myanmar. The project design resulted from inputs from all major stakeholders. Although Myanmar faces a host of challenges, the country is strongly committed to ensuring that coastal communities continue to benefit from the broad range of vital ecosystem services. Designing and implementing a comprehensive program for the conservation of the coastal zone and associated ecosystem-services are paramount. |
| Government financial support for continuing programming will be insufficient | Impact: 3 Prob: 2 | This is a very real risk. The Government of Myanmar has very little financial, human resource, and technical capacity to manage its vast coastal zone. This risk will be taken care of directly by the project. The project is designed to catalyze improvements that would otherwise not be possible, helping to lift Myanmar to the next level through an incremental investment. At the same time, the project will generate substantial capacity improvements across a wide platform of stakeholders – at the national, regional, and local levels. Most importantly, each of the projects Outcomes will be supported by a comprehensive hand-over plan. This plan will detail the human and financial resources required to carry-forward project emplaced success. This plan will be integrated and reflected within the project’s policy and regulatory recommended improvements, including earmarking financial support requirements. |
| Government agencies, on national and local levels, fail to act on required policy improvements. | Impact: 2 Prob: 3 | The Government - at all levels - has expressed strong desire to address issues these issues. This project responds directly to government request for assistance, including action plan priorities. The project was fully vetted and approved by government stakeholders at all levels. The project is designed to support government desired policy improvements. |
| Extreme climate events disrupt project activities or even degrade or diminish the project’s fieldwork. | Impact: 2 Prob: 2 | The project’s approach is first and foremost to enable stakeholders at the national and local levels to put into place a straightforward strategic process to understand their vulnerabilities to climate change and to develop an action plan to deal with those vulnerabilities. This process and stakeholders’ capacity to sustain it will be the key to the project’s success and the key to the stakeholders’ ability to increase their resilience to extreme climatic events. |

5. 	Coordination

- The proposed project is designed to enhance and generate synergies with Myanmar’s current portfolio of GEF investments. Prior to creating this PIF, FAO held extensive discussions with governmental counterparts, UNDP, NGO partners, and others to ensure the proposed project will generate synergies.  All parties have agreed to work in unison to create a programmatic approach to jointly support advancement of GEF objectives.  The project will work particularly closely with the following programs. The proposed comprehensive coastal zone conservation approach links exceedingly well with the proposed and existing GEF portfolio. Results of all GEF investments will be applied across the platform to enhance comprehensive improvements to coastal zone conservation.

- The proposed project will emplace tools to harmonize and coordinate all GEF initiatives.  This will include the creation of a coastal zone-working group facilitated through the Department of Fisheries.  The group will meet every six months during the period of project implementation and will include representation from each of the primary Ministry stakeholders as well as representatives from germane GEF-financed and other initiatives.  The project will also organize formal, annual progress reporting seminars.  These seminars will be used as a tool to inform stakeholders of project progress and intended future activities.  This will serve as a mechanism to enhance replication and further galvanize cooperation.

- Ridge to Reef (R2R):  Integrated Protected Area Land and Seascape Management in Tanintharyi.  This UNDP/GEF project is currently under PPG preparation. The project represents a US$ 5.2 million investment by GEF garnering BD, SFM, and LD funds.  The project will likely be implemented from 2016 – 2022.

- The R2R project objective is to secure the long-term protection of Key Biodiversity Areas through integrated planning and management of the protected area land/seascape in Tanintharyi. R2R Component 1 will support the expansion of Tanintharyi’s PA system, covering identified KBAs in both marine and terrestrial landscapes, and the gazetting up to four proposed PAs and KBAs as appropriate.  The R2R will support the expansion of existing and new protected areas along the southern coast.  Component 2 will focus on strengthening PA management effectiveness on the ground, by increasing on-site management capacity and by reducing threats to biodiversity and high conservation value forests in the target PA land/seascapes.  Under Component 3, biodiversity information and data will be consolidated through establishment of the National Biodiversity Survey (NBS) framework focusing initially on the Tanintharyi Range Corridor, coastal wetlands (mangrove and mudflats) and Myeik Archipelago.

- The two projects are being designed to be fully complimentary.  All parties, including the Government of Myanmar, recognize the importance of this.  All parties view the conservation needs and potential benefits associated within southern Myanmar as extensive and both projects as critically important.  All parties are fully aware that these two projects are designed to deliver synergistic results and committed to make certain coordination continues throughout implementation.

- The Ridge to Reef project is intended to focus primarily upon improvement of terrestrial and coastal zone protected areas.  During the PPG, the R2R will select four pilot protected areas for concentrated efforts.  My-Coast intends to deliver BD, SFM, and CCM benefits beyond the scope of PA integrity by concentrating upon the productive marine and coastal environments between protected areas.  The My-Coast project strives to generate more sustainable development and improve conservation across the entire coastal zone.

- By covering both the productive and protected landscape/seascapes, the two investments will leverage and result in a much more comprehensive and effective impact.  They will provide the Government of Myanmar and other stakeholders with the tools needed to effect conservation inclusively and at a large land/seascape level.

- The projects will take a coordinated approach to capacity building, stakeholder engagement and institutional strengthening.  Both projects will transfer and share lessons learned and inputs regarding best on-the-ground conservation and management practices.  This will be very valuable to generate a more coherent approach between protected areas, buffer zones and adjacent productive areas.

- The R2R efforts regarding PA’s and biodiversity conservation will help to inform My-Coast’s larger, coastal zone conservation strategic approach.  My-Coast will serve as a vehicle to make certain conservation priority areas such as KBA’s identified through the R2R effort are fully integrated within the coastal zone conservation strategy.  My-Coast will provide support and assist to amplify the R2R efforts by making certain corridors and other critical productive area land and seascapes along the coast are better managed to improve conservation effectiveness.  Both projects will assist the Government of Myanmar to benefit from better mapping and understanding of natural resources along the entire southern coastal zone and Myeik regions.

- Coordinated and leveraged institutional and policy improvements will be generated.  For instance, the R2R project will help build the capacity of PA managers and other stakeholders to provide meaningful, rigorous contributions to discussions and decision-making related to strategic coastal zone conservation.  My-Coast will enable PA management enhancements emplaced through R2R to be more fully mainstreamed within broader sub-national and national coastal zone management policy frameworks.

- By supporting monitoring of key species and ecosystems both inside and outside protected areas, the two projects will help to inform management and related practices across sectors.  This will provide a much more comprehensive view to overall conservation effectiveness and management decision-making.  My-Coast will benefit from important monitoring and biodiversity assessment capacity improvements delivered through R2R. The conservation, monitoring, and use improvements delivered by My-Coast will greatly help to secure the integrity of coastal zone PAs.  My-Coast will enable R2R stakeholders to support MRV for CCM.  This will be particularly useful in regards to SFM and CCM benefits derived from the conservation of mangroves.

- Coordination efforts have commenced in earnest during PIF development.  This included extensive discussions with the Government of Myanmar, the UNDP regional technical advisor, and key NGO’s such as FFI and WCS.  Extensive discussions were held with the UNDP team tasked with development of the Ridge to Reef Project Document.  These discussions again resulted in a reiteration of mutual commitment to coordination and synergy. All parties have agreed to formalize mechanisms for information sharing.  For instance, the two project’s management and technical staff will hold regular (e.g., quarterly) meetings to make certain both projects are regularly updated regarding implementation progress. This will be reflected in both the UNDP and FAO project documents.  This will be enhanced by FAO-Myanmar’s proposed “programmatic” approach to implementation of the entire FAO-Myanmar GEF portfolio.  A focus of PPG phase activity will be to document and describe a well-structured and formal set of coordination mechanisms and associated protocols.

- FishAdapt: Strengthening the adaptive capacity and resilience of fisheries and aquaculture-dependent livelihoods in Myanmar.  This US$ 6 million GEF/LDCF project has been submitted for GEF CEO endorsement.  The project will likely be implemented from 2016 – 2020.  The project objective is to enable inland and coastal fishery and aquaculture stakeholders to adapt to climate change by understanding and reducing vulnerabilities, piloting new practices and technologies, and sharing information.  The project will reduce climate change vulnerabilities and increase adaptive capacities, particularly by improving fisheries practices for small-scale inland and near-shore fishers.  The project will also generate national vulnerability assessments and related policy improvements.

- Reducing Climate Vulnerability of Coastal Communities of Myanmar through an Ecosystem-based approach.  This is an LDCF project supported by UNDP.  The total GEF contribution is approximately US$ 7 million.  The project PIF has been drafted, but not yet approved.  The project’s objective is to strengthen the protection of vulnerable coastal areas and communities against the adverse impacts of climate change and climate variability by adopting an ecosystem based adaptation approach in Rakhine State.  Rakhine State is in the extreme western coastal zone of Myanmar.  The project is focused entirely upon building climate change resilience.  The three outputs will result in: (1) Climate change adaptation in coastal areas is mainstreamed into local and national development planning frameworks by emphasizing vulnerability mapping and coastal zone climate change vulnerability planning;  (2) Strengthened coastal resilience and improved ecosystem integrity and functionality by emphasizing mangrove conservation and climate resilient agricultural practices; and, (3) Strengthened links between disaster risk reduction and livelihood, ecosystem emphasizing disaster management planning.

- Bay of Bengal Large Marine Ecosystem Project, Phase II.  The intention is for the FAO/GEF BOBLME project to enter a second phase.  PIF development was coordinated with and included the extensive involvement of the BOBLME CTA. The project is fully in line with activities agreed under the FAO-GEF Bay of Bengal LME Strategic Action Plan. Conserving the biodiversity, improving fisheries management, enhancing monitoring of coastal zone resources, and supporting coastal zone planning improvements are each important elements of the BOBLME Strategic Action Plan and pending BOBLME PIF. As part of Myanmar’s planned national biodiversity contribution to BOBLME Phase II, the project provides strategically important dovetailing and compliment to that regional programme.  The proposed project will work closely with BOBLME II, particularly in terms of upscaling, replication, and coordination with technical support services. The management strategies and best practice approaches piloted through BOBLME will feed into the coastal planning and conservation mechanisms of the My-Coast and R2R projects.  Lessons learned will be communicated through the regional knowledge and sharing mechanism of the BOBLME.

6. 	Consistency with National Priorities.

Is the project consistent with the National strategies and plans or reports and assessments under relevant conventions? (yes X /no).  If yes, which ones and how:  NAPAs, NAPs, ASGM NAPs, MIAs, NBSAPs, NCs, TNAs, NCSAs, NIPs, PRSPs, NPFE, BURs, etc.

- Myanmar is a party to all three Rio Conventions.  The country has developed a NAPA, NBSAP and NAP to coordinate national efforts to address climate change, biodiversity conservation and desertification.

- As a signatory to the Millennium Declaration, Myanmar is committed to the achievement of the Millennium Development Goals (MDGs).  The government is working towards meeting the MDG 7 Goal of ensuring environmental sustainability by pro-actively integrating sustainability practices into the country’s policies.

- By conserving natural resources and minimizing negative impacts due to human activities such as over exploitation and ensuring the well-being of the people and eradication of poverty, the project supports the three priority goals of the National Sustainable Development Strategy (NSDS 2009) (Goal 1: Sustainable Management of Natural Resources; Goal 2: Integrated Economic Development; and, Goal 3:  Sustainable Social Development).  This project supports the National Rural Development and Poverty Reduction Programme by improving the capacity of the stakeholders to secure environmental sustainability.  The project supports or complements some of the main objectives of the revised National Action Program on Climate Change (NAPCC 2011).  The project supports and furthers many of the priority program areas under Myanmar Agenda 21 (1997).  This project supports CC mitigation priorities as expressed in the Initial National Communication to the UNFCCC (INC 2012) and its priority measures to reduce GHG emissions related to land use change.

- The National Sustainable Development Strategy (NSDS) prepared in 2009 provides a strategic long-term framework for sustainable development.  Sustainable management of natural resources is one of three NSDS goals.  The Fifth National Economic and Social Development Plan (2011/12-2015/16) creates an overall vision for the country to become a peaceful, modern and developed nation. Goals include conserving natural resources and protecting the environment.  The National Strategy on Rural Development and Poverty Alleviation (2011) focuses upon environmental conservation.

- Myanmar is a member country of the Committee on Fisheries (COFI), which endorsed the “Voluntary Guidelines for Securing Sustainable Small-Scale Fisheries in the Context of Food Security and Poverty Eradication”, at the Thirty-first Session of COFI in June 2014.  The guideline was established as a result of a participatory process facilitated by FAO.  This strategy stipulates in Part 3, 10.2: “States should, as appropriate, develop and use spatial planning approaches, including inland and marine spatial planning, which take due account of the small-scale fisheries interests and role of integrated coastal zone management.”  Myanmar is one of the participating countries of the Southeast Asia regional consultation meeting of the Guideline, planned in August 2015.

- Myanmar ratified the UNFCCC and submitted its NAPA in 2013.  The project addresses NAPA priorities of Coastal Zone and Biodiversity.  The proposed GEF project is consistent with all four priorities: (i) adaptation to climate change through Integrated Coastal Zone Management (ICZM), (ii) community-based mangrove reforestation for building climate-resilient ecosystems and rural livelihoods in degraded coastal areas, (iii) community based eco-friendly aquaculture systems (e.g. mud crab, clam, shrimp and tilapia) for enhancing the climate change resilience of rural livelihoods and supporting the recovery of mangrove forest ecosystems and (iv) small-scale aquaculture and mangrove buffers demonstration sites for transferring adaptation technologies to Mon and Tanintharyi coastal communities.

- Myanmar’s Intended Nationally Determined Contribution (INDC) was completed in August 2015.  The INDC lists the following policy objectives related to forestry: (i) decrease the rate of deforestation so that a significant mitigation contribution from the sector can continue to be realized; (ii) preserve natural forest cover to maintain biodiversity and ecosystems in Myanmar; (iii) realize the co-benefits of the policy such as reducing soil erosion, thereby decreasing the risk of floods and landslides that may occur near river; (iv) increase the resilience of mangroves and coastal Communities which are at risk of flooding; and, (v) increase capacity for Sustainable Forest Management.

- One of the few policy priorities specified in the INDC is “Developing a coastal zone management plan to effectively conserve terrestrial and under water resources including mangrove forests.”

- Myanmar’s 30-Year Forest Management Master Plan and the drafted National REDD+ Strategy aim to increase Myanmar’s contribution to global climate change mitigation.  These policies state this CCM contributions will include increasing the area of the permanent forest estate - including mangroves - from 19.5 million ha to 26.8 million ha.

- Myanmar is one of several countries supporting the Bay of Bengal Large Marine Ecosystem project.  Myanmar has endorsed by signature the 2015 Bay of Bengal Large Marine Ecosystem Strategic Action Plan.  The SAP is the result of nearly five years of comprehensive, stakeholder driven consultations.  The My-Coast project comports with the findings, objectives and priority actions of this strategy.  The overall SAP objective is to support a healthy ecosystem and sustainable use of marine resources for the benefit of the people and countries of the Bay of Bengal Large Marine Ecosystem.

- The proposed GEF project is in line with the four NBSAP priorities:  (i) Buffering marine habitats and sustaining fish populations under climate change conditions through community-based MPA management and ecosystem sensitive fishery practices at the Sister Group Islands of the Myeik Archipelago, (ii) mainstreaming ecosystem-based climate change adaptation for buffering rural communities against climate change impacts into policy, planning and relevant projects in Ayeryawaddy, Sagaing and Mandalay (iii) buffering marine habitats and sustaining fish populations under climate change conditions through community-based management and ecosystem sensitive fishery practices at Wetthay Chaing (bay) coastal area, and (iv) buffering marine habitats and sustaining fish populations under climate change conditions through community-based management and ecosystem sensitive fishery practices at the Thameehla Island, Ayeryawaddy Region.

- The project will support Myanmar’s sustainable forest management and related climate change mitigation objectives.  Several strategies call for Myanmar to improve the strategic management, monitoring and conservation of mangrove forests to support SFM and CCM.  The National Forest Management Strategy in Chapter 2 specifically states the policy of Myanmar is to increase forested areas, including mangroves, to be managed under sustainable forest management approaches.  The National Forest Management Strategy also states that the national policy will be to increase the amount of forest, again including mangroves, contained within the national protected area system.  Myanmar’s 30-Year Forest Management Master Plan and the drafted National REDD+ Strategy aim to increase Myanmar’s contribution to global climate change mitigation.  These policies state this CCM contributions will include increasing the area of the permanent forest estate - including mangroves - from 19.5 million ha to 26.8 million ha.

The project fully supports and is aligned with Myanmar’s national fisheries policy, laws and objectives including. Fisheries policy has a vision to “ensure a sufficiency of fish supplies not only for the present entire national people but also for future generations by conserving of the fisheries resources with sustainable fisheries at all times.” To support this vision it has four broad mission/ policy statements relating to conservation and rehabilitation of fisheries resources; promotion of fisheries researches and surveys; collection and compilation of fishery statistics and information; extension services; and supervision of fishery sectors. Each region/ state has its own laws regarding fisheries and aquaculture.  The relevant Union laws include:

- Law relating to the fishing rights of foreign fishing vessels (1989)

- Aquaculture Fisheries Law (1989)

- Myanmar Marine fisheries Law (1990) and

- Freshwater Fisheries Law (1991)

- Law amending the law relating to the fishing rights of foreign fishing vessels (1993)

- Law amending the Myanmar Marine Fisheries Law (1993 )

- The National Biodiversity Strategy and Action Plan addresses coastal and marine biodiversity.  The plan focuses upon enhancing conservation of coastal, marine and island ecosystems and the sustainable harvesting of marine living resources, protect and check environmental damage to coastal areas of Myanmar, stop fishing for species at risk until they are restored to their normal numbers or status, ban destructive fishing practices such as dynamiting, poisoning, electrocution, and using unauthorized fishing methods and gear; develop new practices to replace them, conduct constant patrols and encourage research and long-term monitoring of unauthorized fishing, establish a coastal and marine research center using university of marine science as a nucleus, conduct a survey of fish diversity, and develop participatory approaches for community based fishery resource conservation and management.

- By improving coastal zone management and aligning it with the achievement of conservation objectives, the proposed project will contribute to the realization of a number of Aichi Biodiversity Strategic Goals and associated targets.  Following is a brief overview of potential Aichi contributions.  The final project document completed during the PPG phase will reflect a more specific and refined accounting of Aichi Target alignment and contribution.

| Aichi Strategic Goal | Project Contribution/Alignment |
| --- | --- |
| Goal A: Address the underlying causes of biodiversity loss by mainstream biodiversity across government and society | Aichi Target 1: Stakeholder awareness of the values of biodiversity and potential steps for conservation and sustainable use will be built through the project’s capcity building, training, and awareness activities. Aichi Target 4: The project is specifically designed to assist stakeholders at all levels to maintain coastal zone biodiversity resource use within sustainable limits. |
| Goal B: Reduce the direct pressures on biodiversity and promote sustainable use | Aichi Target 5: The project will help reduce the loss of natural habitats through improved planning, use, and conservation, including mangrove forests. Aichi Target 6: The project emplaces mechanisms to ensure that the coastal ecosystem’s provisioning services are sustainably managed. Aichi Target 7: By setting in place a coastal zone conservation strategy that takes into account aquaculture and mangrove conservation, the project will help make certain that aquaculture and mangrove forests are managed more sustainably to ensure biodiversity conservation. Aichi Target 8: The project’s efforts to support improved planning and management of potential tourism development and other point and non-point sources of pollution within the coastal zone are within levels that maintain ecosystem integrity. Aichi Target 10: The project’s efforts to improve conservation of and minimize anthropogenic impacts to the region’s globally significant coral reefs will directly promote the achievement of this target. |
| Goal C: To improve the status of biodiversity by safeguarding ecosystems, species and genetic diversity. | Aichi Target 11: The project will drive conservation of coastal zone ecosystems, thereby contributing to the target of 10% of important coastal and marine areas better conserved, managed, and benefitting from improved connectivity. |
| Goal D: Enhance implementation through participatory planning, knowledge management and capacity building. | Aichi Target 14: The project is designed to help maintain and restore the coastal ecosystem services upon which the local stakeholders depend. This will include fully taking into account the needs of women and indigenous/local communities. Aichi Target 15: The project will build climate change resilience and mitigation through the conservation of biodiversity, including mangrove forests. |
| Goal E: Enhance the benefits to all from biodiversity and ecosystem services | Aichi Target 19: The project will substantially contribute to the understanding and on going monitoring of Myanmar’s coastal zone and associated biodiversity values. |

7. 	Knowledge Management

- As noted, the project will innovate several knowledge generation and management devices.  This will include generating management templates, training materials, and other educational resources.  The project will initiate an annual lessons-learned workshop to share advances with associated stakeholders, projects, and government agencies.  The project’s technical team will be tasked with working to make certain best international principles and practices are reflected in all project activities and outcomes.  The project will set in place a coastal zone conservation and management website.  This site will serve as a knowledge repository and function as an organic monitoring, assessment, and reporting tool.  The site will provide national and local coastal zone stakeholders with information regarding conservation options, markers of ecosystemic health, and the results of on-going/ implemented project activity.  The project will generate a specific marketing strategy to make certain lessons are captured and disseminated effectively.

part iii:  approval/endorsement by gef operational focal point(s) and GEF agency(ies)

- Record of Endorsement of GEF Operational Focal Point (s) on Behalf of the Government(s):

(Please attach the Operational Focal Point endorsement letter(s) with this template. For SGP, use this SGP OFP endorsement letter).

| Name | Position | Ministry | Date (MM/dd/yyyy) |
| --- | --- | --- | --- |
| Hla Maung thein (Mr.) | Deputy Director-General (Operational Focal Point for GEF) | Ministry of Environmental Conservation and Forestry, Environmental Conservation Department | July 31, 2015 |

B. GEF Agency(ies) Certification

This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation under GEF-6.

| Agency Coordinator, Agency name | Signature | Date (MM/dd/yyyy) | Project Contact Person | Telephone | Email |
| --- | --- | --- | --- | --- | --- |
| Gustavo Merino Director, Investment Centre Division, Technical Cooperation and Programme Management. FAO Viale delle Terme di Caracalla 00153 – Rome Italy |  | August 29, 2016 | FAO Representative for Myanmar FAOR Building, Seed Division Compound, Myanmar Agriculture Service, Insein Road, Gyogon, Yangon, Myanmar | Tel: +95 1 641 671 | FAO-MM@fao.org |
| Jeffrey Griffin (Mr.) Senior Coordinator, FAO GEF Coordination Unit Email: jeffrey.griffin@fao.org |  |  |  | Tel: +39 06 5705 5680 | GEF-Coordiantion-Unit@fao.org |

GEF_PIF_60

C. Additional GEF Project Agency Certification (Applicable Only to newly accredited GEF Project Agencies)

For newly accredited GEF Project Agencies, please download and fill up the required GEF Project Agency Certification of Ceiling Information Template to be attached as an annex to the PIF.

N/A

Project ID number will be assigned by GEFSEC and to be entered by Agency in subsequent document submissions.

When completing Table A, refer to the excerpts on GEF 6 Results Frameworks for GETF, LDCF and SCCF.

Financing type can be either investment or technical assistance.

For GEF Project Financing up to $2 million, PMC could be up to10% of the subtotal; above $2 million, PMC could be up to 5% of the subtotal. PMC should be charged proportionately to focal areas based on focal area project financing amount in Table D below.

PPG requested amount is determined by the size of the GEF Project Financing (PF) as follows: Up to $50k for PF up to$2m (for MSP); up to $100k for PF up to $3m; $150k for PF up to $6m; $200k for PF up to $10m; and $300k for PF above $10m. On an exceptional basis, PPG amount may differ upon detailed discussion and justification with the GEFSEC.

PPG fee percentage follows the percentage of the Agency fee over the GEF Project Financing amount requested.

Provide those indicator values in this table to the extent applicable to your proposed project.  Progress in programming against these targets for the projects per the Corporate Results Framework in the GEF-6 Programming Directions, will be aggregated and reported during mid-term and at the conclusion of the replenishment period. There is no need to complete this table for climate adaptation projects financed solely through LDCF and/or SCCF.

In partnership with the Norwegian government, BOBLME supported the Norwegian research vessel Dr. Fridtjof Nansen to conduct marine surveys in 2013 and 2015 to follow up on similar surveys by RV Nansen in the 1970s.

More specific targets and quantifiable impacts will be identified during the PPG phase.

Fourqurean et al. 2012. Seagrass ecosystems as a globally significant carbon stock. Nature Geoscience 5, 505–509.

The Guideline is available on FAO website: http://www.fao.org/3/a-i4356e/index.html

For regional and/or global projects in which participating countries are identified, OFP endorsement letters from these countries are required 
  even though there may not be a STAR allocation associated with the project.

GEF policies encompass all managed trust funds, namely: GEFTF, LDCF, and SCCF