International Union for Conservation of Nature

Country: Guinea Bissau

PROJECT DOCUMENT

Protection and Restoration of Mangroves and productive Landscape to strengthen food security and mitigate climate change

BRIEF DESCRIPTION OF THE PROJECT Mangrove ecosystems cover a major part of the Bissau-Guinean coastal zone and the services they provide to the local population are extremely valuable. However, these ecosystems are at risk and face several challenges. In the past, many mangrove areas were turned into rice fields by the local population. During the independence war of Guinea Bissau (1963-1974), many of these mangrove rice fields were abandoned but they were never restored, leading to both mangrove natural habitat and land degradation, and their respective impacts in terms of loss of biodiversity, decrease in natural productivity and local food insecurity. In response to the above challenges, the objective of the proposed project is to “support the restoration and rehabilitation of degraded mangroves ecosystems functionality and services for enhanced food security and climate change mitigation”. The overall strategy is built around policy influence and knowledge sharing which will lead to replication and scaling up of the approaches and results. It is structured into four components. The first component will support knowledge-based policy development and adoption that promotes mangrove and forests restoration. The second component of the project, promoting a participatory land use planning and management approach at the landscape level, focuses on the restoration and rehabilitation of degraded land in mangrove areas. The third component will contribute to improving the institutional and financial context of mangroves and forests restoration in Guinea Bissau. It will strengthen the national stakeholders’ capacities for fundraising, scaling-up and replicating restoration initiatives on wider landscape in other regions of the country based on lessons learnt and successful approaches experimented in the field by the project. Lessons learned from the three component will feed in the fourth component, which is focusing on the project monitoring and evaluation, as well as on knowledge management. The outcomes of the projects are as follows: - Outcome 1.1: The three targeted mangrove ecosystems benefit from a restoration strategy; - Outcome 2.1: Traditional knowledge and local natural resources management systems are recognized and integrated in the restoration of mangrove and the rehabilitation of rice fields; - Outcome 2.2: Local communities’ livelihood resources are sustainably improved; - Outcome 3.1: Bissau-Guinean institutional and coordination capacities are strengthened in order to scale-up and finance restoration; and - Outcome 4.1: The project is implemented according to results-based management principles, lessons learned are disseminated within The Restoration Initiative and applied to future operations.

List of Acronyms

| Acronym | Definition |
| --- | --- |
| AAAC | Environmental Assessment Competent Authority (Autoridade de Avaliaçao Ambiental Competente) |
| AFD | Agence Française de Développement |
| AfDB | African Development Bank |
| CBD | UN Convention on Biological Diversity |
| CSA | Climate Smart Agriculture |
| DENARP II | Second strategic document on poverty reduction |
| DGA | General Directorate for Agriculture (Direcçao General da Agricultura) |
| DGE | General Directorate for the Environment (Direcçao Geral do Ambiente) |
| DGEDR | General Directorate for Engineering and Rural Development (Direção Geral da Engenharia e Desenvolvimento Rural) |
| DGDD | General Directorate for Sustainable Development (Direcçao Geral de Desenvolvimento Duravel) |
| DGFF | General Directorate for Forest and Wildlife (Direcçao Geral da Floresta e Fauna) |
| DNVA | Direction nationale de Vulgarisaçao Agricole |
| DENARP II | Second strategic document on poverty reduction |
| DRADR | Regional Office of Agriculture and Rural Development (Delegacias Regionais da Agricultura e Desenvolvimento Rural) |
| FAO | Food and Agriculture Organization |
| FLR | Forest Landscape Restoration |
| GCCA | Global Climate Change Alliance |
| GIS | Geographic Information System |
| GPC | Coastal planning Office (Gabinete de Planificaçao Costeira) |
| HH | Household |
| IBAP | Institute for Biodiversity and Protected Areas (Instituto da Biodiversidade e das Areas Protegidas) |
| IFAD | International Fund for Agricultural Development |
| IGA | Income Generating Activities |
| INDC | Intended Nationally Determined Contribution |
| INPA | National Institute for Agricultural Research (Instituto Nacional de Pesquisa Agrária) |
| IUCN | International Union for the Conservation of Nature |
| KAP | Kite Aerial Photography |
| MADD | Ministry of Environment and Sustainable Development (Ministerio do Ambiente e Desenvolvimento Duravel) |
| MADR | Ministry of Agriculture and Rural Development (Ministerio da Agricultura e Desenvolvimento Rural) |
| M&E | Monitoring and Evaluation |
| MESA | Monitoring for Environment and Security in Africa |
| MRV | Measuring, Reporting and Verification |
| NAPA | National Adaptation Plan of Action |
| NSPA | National System of Protected Areas |
| PACO | Central and West Africa Programme |
| PADES | Southern Economic Development Support Project (Projet d’Appui au Développement Economique du Sud) |
| PASA Jovem | Promotion of Rice Production for Young People Project (Projet de Promotion de la Rizculture en Faveur des Jeunes PPRFJ in french) |
| PIR | Project Implementation Review |
| PNC | Cantanhez National Park (Parque Nacional Cantanhez |
| PNLC | Cufada Lagoons Natural Park (Parque Natural Das Lagoas De Cufada) |
| PNTC | Cacheu River Mangroves Natural Park (Parque National Tarrafe do Rio Cacheu) |
| PPRFJ | Promotion of Rice Production for Young People Project (Projet de Promotion de la Rizculture en Faveur des Jeunes) |
| PPG | Project Preparation Grant |
| PRCM | Partenariat Régional pour la Conservation de la zone Côtière et Marine en Afrique de l'Ouest |
| PY | Project year |
| RBM | Result Based Management |
| ROAM | Restoration Opportunities Assessment Methodology |
| TRI | The Restauration Initiative |
| UNCCD | UN Convention to Combat Desertification |
| WFP | World Food Programme |
| WRI | World Resources Institute |

Table of contents

1	Project Profile	6

2	Project Results Framework	7

3	Background and situation analysis (Baseline course of action)	11

3.1	Background and context	11

3.1.1	Environmental context	11

3.1.2	Socio-economic context	18

3.1.3	Institutional, sectoral and policy context	22

3.2	Global environment problem	26

3.3	Threats, root causes, and barriers analysis	28

3.3.1	Threats	28

3.3.2	Root causes	29

3.3.3	Barrier analysis	30

3.4	Stakeholder analysis	31

3.5	Baseline analysis and gaps	37

3.5.1	Past and planned national actions and projects	37

3.5.2	Past and planned regional actions and projects, and GEF interventions	40

3.5.3	Gaps to be filled	41

4	Intervention strategy (alternative)	42

4.1	Project rationale and expected global environmental benefits	42

4.2	Project goal and expected impact	43

4.3	Project components, their expected outcomes and outputs and planned activities	45

4.4	Risk analysis and risk management measures	59

4.5	Consistency with national priorities and plans	60

4.6	Project alignment with IUCN Programme	61

4.7	Incremental cost reasoning (for GEF projects)	62

4.8	Sustainability	67

4.8.1	Financial and economic sustainability	67

4.8.2	Institutional sustainability	67

4.9	Replication	68

4.10	Communication and knowledge management	68

4.11	Environmental and social safeguards	69

5	Institutional framework and implementation arrangements	74

5.1	Global coordination mechanism with The Restoration Initiative	74

5.2	National decision making and planning	76

5.3	Project coordination and management	77

5.4	Procurement plan	79

6	Stakeholder engagement and participation	80

7	Monitoring and evaluation plan	84

8	Project financing and budget	90

9	Appendix	96

9.1	Annex 1: Project Work Plan timetable	97

9.2	Annex 2: Project Detailed budget	102

9.3	Annex 3: Procurement plan	103

9.4	Annex 4: GEF tracking tools	104

9.5	Annex 5: Signed co-financing letters	105

9.6	Annex 6: Preliminary Mangrove Potential Restoration Maps	106

9.7	Annex 7: GEF Operational Focal Point Endorsement Letter	110

9.8	Annex 8: List of stakeholders consulted during the PPG (in French)	111

9.9	Annex 9: List of participants to the validation workshop	114

# Project Profile

| Project title: | Protection and Restoration of Mangroves and productive Landscape to strengthen food security and mitigate climate change |
| --- | --- |
| Project Number (GEF ID / IUCN ID): | GEF ID: 9521 IUCN: P02395 |
| Project type (FSP or MSP): | FSP |
| Trust Fund: | GEF Trust Fund |
| GEF strategic objectives and focal areas: | CCM – 2 Program 4: Accelerated adoption of innovative technologies and management practices for GHG emission reduction and carbon sequestration; Policy, planning and regulatory frameworks foster accelerated low GHG development and emissions mitigation. LD- 2 Program 3: Support mechanisms for forest landscape management and restoration established; Improved forest management and/or restoration; Increased investments in SFM and restoration. LD – 3 Program 4: Support mechanisms for SLM in wider landscapes established; Integrated landscape management practices adopted by local communities based on gender sensitive needs; Increased investments in integrated landscape management. SFM – 3 Outcome 5: Integrated landscape restoration plans to maintain forest ecosystem services are implemented at appropriate scales by government, private sector and local community actors, both women and men. |
| IUCN programme priorities: | Programme Area 2: Promoting and supporting effective and equitable governance of natural resources Programme Area 3: Deploying nature-based solution to address societal challenges including climate change, food security |
| Geographical scope: | Guinea Bissau |
| Project executing agency/ies: | Implementing Agency: International Union for Conservation of Nature (IUCN) Executing Agency: Institute for Biodiversity and Protected Areas (Instituto da Biodiversidade e das Areas Protegidas) |
| Duration of project (including expected start and end dates): | 60 months Commencement: January 2018; Completion: December 2022 |

Project cost (Summary):

| Item | USD |
| --- | --- |
| - GEF financing | 3,298,304 |
| - Co-financing |  |
| - IBAP (in-kind through GCCA project) | 4,342,220 |
| - General Directorate for Agriculture (PADES and PPRFJ) | 36,804,000 |
| - Sub-total co-financing | 41,146,220 |
| - Total (A+C) | 44,741,371 |

# Project Results Framework

| Results Chain | Indicators | Baseline | Target | Means of Verification | Assumptions |
| --- | --- | --- | --- | --- | --- |
| Objective: Support the restoration and rehabilitation of degraded mangroves ecosystems functionality and services for enhanced food security and climate change mitigation | O.1) Proportion of land that is degraded over total land area in targeted project landscapes | To be determined through the participatory mapping and diagnosis to be conducted during project year 1 and ROAM assessment to be conducted during project year 2 | The overall proportion of degraded land is reduced by 20% (target feasibility to be assessed during ROAM assessment) | GEF Tracking tool | Topic remains of high relevance to government Security situation is stable Concerned National Institutions willing to collaborate |
|  | O.2) tCO2eq emissions avoided/sequestered in TRI target landscapes as a result of TRI interventions. | 0 | 520 493 | EX-ACT MRV (Measuring, Reporting and verification) System established under the GCCA project |  |
| Component 1: Policy Identification and Development |  |  |  |  |  |
| Outcome 1.1: The three targeted mangrove ecosystems benefit from a restoration strategy | 1.1.1) # of mangrove restoration assessments conducted | 0 | 3 ROAM assessments conducted, one at each project site | ROAM Assessment reports | The national legislative process and institutional framework remains stable enough for the approbation of the mangrove law. National institutions are receptive, and support from the global TRI Project allows the Guinea Bissau Government to make a pledge to the Bonn Challenge |
|  | 1.1.2) # and type of relevant mangrove restoration strategies and laws developed building on the support provided by TRI, and progress towards adoption | A draft law on mangrove was developed in 2014 but is not yet finalized nor approved No strategy on mangrove restoration available | 1 law on mangrove is finalized and approved 1 strategy on mangrove restoration is developed | GEF tracking tool |  |
|  | 1.1.3) # of ha committed to the Bonn Challenge | 0 (Guinea-Bissau has not yet made a pledge to the Bonn challenge) | To be determined | www.bonnchallenge.org |  |
| Output 1.1.1: Mangrove restoration opportunities identified in the three intervention regions Output 1.1.2: An improved strategic and regulatory framework for mangrove restoration |  |  |  |  |  |
| Component 2: Implementation of Restoration Programs and Complementary Initiatives |  |  |  |  |  |
| Outcome 2.1: Traditional knowledge and local natural resources management systems are recognized and used for the restoration of mangrove and the rehabilitation of rice fields | 2.1.1) # of hectares under restoration in the landscape using traditional knowledge | 0 | 1,500 ha of mangroves are restored, rehabilitated or replanted 1,200 ha of degraded rice fields are rehabilitated | GEF Tracking tool MRV System established under the GCCA project | Local communities are willing to engage in the restoration and rehabilitation activities. Sufficient work force available to conduct the restoration and rehabilitation work. |
|  | 2.1.2) # of men and women engaged in restoration activities under TRI | 3240 male 3660 female | TBC during the baseline assessment 50% women | Gender disaggregated participation tracking data |  |
|  | 2.1.3) # of hectares of land under improved management in targeted landscapes, including those that integrate sustainable use into management. | 0 | At least 2,700 ha of land are under improved management as a result of the TRI Guinea Bissau project, including 1,500 ha of mangroves and 1,200 ha of lowland rice fields in former mangrove or fresh water wetlands | GEF Tracking tool MRV System established under the GCCA project |  |
|  | 2.1.4) Number of people using improved agricultural practices and accessing project generated information (m/f) | TBD during project baseline assessment | TBD during baseline assessment 50% women | List of beneficiaries |  |
|  | 2.1.5) Number of people directly benefiting from capacity building events and trainings (m/f) | TBD | TBD, 50% women | Training and activities attendance sheets |  |
| Output 2.1.1: 1,500 ha of mangroves restored, rehabilitated or replanted in the three principal agro-climatic-soil zones of the country (North, Centre and South) Output 2.1.2: 1,200 ha of mangrove rice fields or lowland rice fields rehabilitated in the three principal agro-climatic-soil zones of the country (North, Centre and South) Output 2.1.3: Adapted post-harvest technologies identified with local communities and developed according to available means Output 2.1.4: Mangrove restoration and rice-fields rehabilitation protocols developed and disseminated based on traditional knowledge and exploratory National Restoration Opportunities Assessment results |  |  |  |  |  |
| Outcome 2.2: Local communities’ livelihood resources are sustainably improved | 2.3.2) % increase in HH sustainable incomes | To be determined | At least a 5% increase in HH incomes as a result of livelihood benefits to be generated in terms of sustainable rice production (seed access, post-harvest handling, and crop itineraries, pest management), market gardening, solar salt production, oyster production, and fisheries. | Socioeconomic survey HH baseline sustainable incomes will be determined through socioeconomic surveys to be conducted as part of the baseline assessment. | Local communities are willing to use the equipment provided, and willing to adopt the practices promoted by the project. |
| Outputs 2.2.1: Sustainable livelihood activities are promoted in all intervention sites |  |  |  |  |  |
| Component 3: Institutions, Finance, and Upscaling |  |  |  |  |  |
| Outcome 3.1: Bissau-Guinean institutional and coordination capacities are strengthened in order to scale-up and finance restoration | 3.1.1) “# of institutions in Guinea Bissau using forest-related information to coordinate and finance restoration | 0 | At least 4 institutions: IBAP, GPC, DGA and DGFF | GEF tracking tools UN Environment Capacity development scorecard Trainings attendance sheets | The staff of the national institutions are willing to attend the trainings and actively participate The GCCA project is able to provide the planned support in terms of GIS services and equipment. |
|  | 3.1.2) Value of financial resources flowing to mangrove restoration from diverse resources | 0 | To be determined | Mangrove restoration strategy, budget and action plan Donor round table pledges Amount of dollars pledged during the donor round table organized following the development of the mangrove restoration strategy |  |
| Output 3.1.1: Technical skills and required equipment available in national institutions (IBAP, GPC, DGA and DGFF) for the development of geo-referenced databases and the production of land use and participative management maps Output 3.1.2: Strengthened national institutions’ capacities to access international funding for mangrove restoration |  |  |  |  |  |
| Component 4: Knowledge, Partnerships, Monitoring and Assessment |  |  |  |  |  |
| Outcome 4.1: The project is implemented according to results-based management principles, lessons learned are disseminated within TRI, and applied to future operations | 4.1.1) Child project monitoring system established and providing relevant information to managers | 0 | TRI project M&E system used and informed in a timely manner 1 Mid-term evaluation (MTE) conducted 1 Terminal Evaluation (TE) conducted | GEF Tracking Tool Project Implementation Reviews (PIRs) Mid-term Evaluation report Terminal Evaluation report | TRI is able to organize the planned global events |
|  | 4.1.2) # of TRI knowledge products developed, disseminated and accessed through relevant knowledge platforms | 0 | 1 knowledge sharing documents on mangrove ecosystems and rice production technologies promoted through the project 1 movie realized on project results | Knowledge products developed Distribution records (mailing list, physical distribution records) |  |
|  | 4.1.3) Participation in global TRI event | 0 | The project is represented in all Global TRI event organized (TRI Annual Knowledge Sharing events, Biennial Restoration Finance events, TRI-sponsored South-South exchanges that address restoration) | PIR Event attendance sheets Meetings/events minutes |  |
| Output 4.1.1: Monitoring and evaluation system implemented and providing systematic information on project progress towards expected outcomes and outputs Output 4.1.2: Project’s good practices and lessons learnt documented and widely shared Output 4.1.3: Facilitated south-south knowledge exchanges |  |  |  |  |  |

# Background and situation analysis (Baseline course of action)

## Background and context

### Environmental context

General Presentation

Guinea-Bissau is a coastal country located in West Africa covering an area of 36,120 km2 including the Bijagos archipelago composed of eighty-eight islands. The country is bordered to the north by Senegal, to the east and southeast by Guinea Conakry and to the southwest and to the west by the Atlantic Ocean. Its maritime continental shelf is 53,000 km².

Its relief is not very hilly and the average altitude does not exceed 40 m, with the exception of the hills of Boé located in the southeast of the country that reach 300 m on the footsteps of the Futa Djalon massif close to the border with Guinea Conakry. Five main geographical zones can be distinguished: Coastal Plain, Gabú Plain, Bafatá Plateau, Boé Hills, and Oio Transition Zone.

Guinea-Bissau is rich in water resources and several rivers cross its coast, among which are (from north to south) Cacheu river, Mansoa river, Geba river, Corubal river, Rio Grande de Buba, Cumbijã river, Tombali river and Cacine river.

Figure 1 Satellite view of Guinea Bissau illustrating clearly the coastline cut by numerous rivers

As for the soils, the following types are present in Guinea-Bissau:

- hydromorphic soils that are divided into marine and continental hydromorphic (the former are soils used for cultivation of rice fields in mangrove soils and the latter are used for cultivation of freshwater inundated rice fields);

- highlands soils or ferralitics and tropical ferruginous, which cover one third of the national territory and hydromorphic soils cover about half; and

- Lithic soils (litosolos), in the hills of Boé and regosolos.

The fauna is rich and diverse in mammals, reptiles and birds. There are rare and endangered species such as manatees, hippos, crocodiles, sea turtles, different species of monkeys, and buffaloes. The fauna richness also includes 374 species of birds divided into 31 families approximately. The results of the faunal inventory (CECI / IUCN / DGFC, 1989) demonstrated the existence of 11 primate species, 21 carnivorous species, 19 species of ungulates, 39 reptile species, 10 species of chiropters, 85 species of reptiles and 31 species of amphibians the nearby Bijagos Archipelago.

Predominant plant formations are arboreal and shrubby savannahs, clear and open forests, as well as a small portion of sub-humid forests in the south of the country, specifically in the Cantanhez area. Among the predominant plant formations in Guinea-Bissau, one can also highlight the mangroves, which cover 9% of the national territory.

Climate

The climate is tropical humid with two annual seasons. The dry season runs from November to April and the rainy season runs from May to October. The average annual rainfall ranges from 1,500 mm in the north to 2,000 mm in the south. The annual temperature under the influence of the trade winds varies between 24 and 27ºC. The average relative humidity is quite pronounced (about 70%) and is essentially influenced by the wind regime, the rainfall and the proximity of the coast.

The climate divides the country into three agro-ecological zones:

- The Northeast, characterized by a Sudanese climate with two distinct seasons: a dry season between November and May and a rainy season from June to October. Annual precipitation ranges from 1,200 to 1,500 mm and is spread over 107 days. The evapotranspiration rate is 2,507 mm and the average annual temperature is 27.4 ° C;

- The Northwest, characterized by a Guinean maritime climate, is moderately rainy and warm. Annual precipitation ranges from 1,500 to 1,877 mm and is spread over 112 days. The average annual temperature is 26.6 °C and the evapotranspiration is 1 837 mm. It is an area with good opportunities for diversified agricultural production; and

- The Southeast, characterized by a humid tropical climate, is rainier and less hot. Annual precipitation ranges from 2,000 to 2,550 mm, 70% of which falls from July to September, over 125 days. The average annual temperature is 26.9 ° C, the relative humidity reaches 70% and the evapotranspiration is 1,458 mm. The area represents a greater agricultural potential than the rest of the country.

Figure 2: Map representing average annual rainfall during the period ranging from 1961 to 1990

In the last 10 years, rainfall has decreased throughout the country while temperature has been increasing steadily.

According to a report published in 2016 by the CILSS (Permanent Interstate Committee for Drought Control in the Sahel; of which Guinea Bissau is a member), the forecasts for evolution of precipitations in West Africa is still uncertain (Druyan et al. al., 2009). At the same time, climate projections from 29 global models converge towards a significant increase in surface temperatures over the entire sub-region by 2040-2069 compared to the period 1981 to 2010. The increase in temperatures would remain below the 2ºC threshold in the coastal regions of the Gulf of Guinea and the Atlantic Ocean. Projections from climate models diverge in the evolution of rainfall distribution in the season. Nonetheless, the trend of annual rainfall follows a more consensual trend. Compared to the period 1981-2010, the average annual rainfall is expected to increase by about 30% in the eastern parts of the Sahelian region (eastern Mali, Niger and Chad) and decrease by about 20% in the western part (Senegal, Mauritania, Guinea, Guinea Bissau and West Mali).

Project intervention areas

The TRI Guinea Bissau project for the Protection and Restoration of Mangroves and productive Landscape to strengthen food security and mitigate climate change will be implemented in three coastal regions, Cacheu in the North West, Quinara in the Center and Tombali in the South East.

Figure 3: Political map of Guinea Bissau locating the three intervention regions of the project: Cacheu, Quinara and Tombali

The region of Cacheu is located in the northwest of Guinea Bissau. It has a border to the north with Senegal and is bordered by the Atlantic Ocean to the west. This region is characterized by a relatively dry climate compared to other regions of Guinea Bissau (average rainfall of 1,500mm/year). This region is named after the river Cacheu, whose estuary has been included since 2000 in a Natural Park that includes the largest single mangrove patch in the West African coast. The Baiotes and Felupes populations inhabiting these mangrove areas located in the north of the Cacheu river estuary have developed traditional rice-growing know-how in mangrove soils and depend heavily on this ecosystem for their survival.

The region of Quinara is located in the center of the country between the Geba River estuary in the north and the Tombali River in the south. This region experiences a relatively wetter climate than the northern part of the country with average rainfall of about 2,000mm/year. The Quinara region is composed of mangrove areas (mainly in the north and west), a coastal plain and a few forest patches, most of which are part of the Cufada Lagoon Natural Park. The banks of the Geba River estuary have been populated by different ethnic groups including the Balantes populations that are known in Guinea Bissau to be among the most experienced ethnic groups in mangrove rice production.

The region of Tombali is located in the south of the country between the Tombali River and the border with the Republic of Guinea to the south. This region has the wettest climate in the country with average precipitation between 2,000 and 2,500mm/year. The Tombali region is home to the last humid and dense forest areas of the country (part of which are included in the Cantanhez National Park) as well as important mangrove areas along the Cumbija River, considered as one of the most important rice production areas of Guinea Bissau. The Balantes populations are also very present in this region, where they have largely contributed to the development of rice production in mangrove areas.

Rationale for the selection of the project intervention sites:

- Climate and ecological diversity essential for future expansion and replication of restoration efforts. These three regions are representative of the diversity of the climatic, ecosystem and ecological contexts of the Guinea Bissau coastal zone. According to the rainfall gradient from north to south, lessons and best practices regarding technical options and strategies for mangrove restoration and rice field rehabilitation will be learnt for different agro-climatic contexts. Specific technical cropping itineraries will be developed for each agro-climatic zone, facilitating their future replication and extension over a larger part of the Guinea Bissau coastal zone.

- Importance of mangrove areas in selected sites. The three coastal regions of Cacheu, Quinara and Tombali are home to important mangrove areas showing strong potential for restoration. According to the mangroves mapping of Guinea Bissau carried out in 2015 by MONTE and the IBAP, Guinea Bissau has a total mangrove surface of 326,087 hectares. According to the same study, the region of Cacheu is home to 118,145 hectares of mangroves, representing 26% of this region area. The region of Quinara is home to 37,351 hectares of mangrove, or 13% of the region area, and the Tombali region is home to 71,505 hectares, or 21% of the region area.

- Importance of rice production in mangrove areas in selected sites. Mangrove rice production is particularly developed in these three regions. The Baiotes and Felupes population livelihoods in Cacheu region are mainly based on mangroves natural resources and the management of rice fields in mangrove areas. For the two other regions (Quinara and Tombali), the Balantes peoples were the ones who brought their know-how to open rice fields in mangrove areas. The Tombali region is considered as one of the main Bissau Guinean rice-production areas and the Cumbija River Valley is known as the "rice breadbasket" of Guinea Bissau.

- Potential for restoration of mangrove areas and productive landscapes. In the three selected regions, local populations face strong issues affecting their capacity for sustainable management and maintenance of mangrove and lowland rice fields, caused by environmental drivers (sedimentation, salinization, etc.) and socio-economic drivers (rural exodus, reduction of available labour force, etc.). This degradation of mangrove rice fields is a major challenge for the population in terms of food security. The exact potential for restoration has not yet been defined, nevertheless, the project will contribute to strengthening the knowledge base for these mangrove ecosystems and in defining the specific local restoration opportunities. Local sustainable land management and climate change mitigation strategies are good opportunities for mangrove restoration and management as well as mangrove rice fields and lowland rice fields’ rehabilitation.

- Complementarity to other initiatives and presence of active stakeholders in the field. Within these three regions, several initiatives relating to the rehabilitation of productive landscapes (management of mangrove rice fields, development of lowlands rice fields, institutional support, etc.) and to the management of mangrove areas (replanting, mapping, ecological monitoring) are under way, enabling the TRI Guinea Bissau project to build upon their successes, lessons learnt and best practices and to bring real added value to these regions.

Specific locations were identified during the Project preparation grant within these three regions, according to the following criteria:

- Mangrove restoration potential (in hectares);

- Carbon sequestration potential;

- Mangrove-rice fields presence and their rehabilitation potential;

- Level of complementarity to other relevant initiatives;

- Willingness of communities to engage in project activities; and

- Level of accessibility.

The pre-selected villages are the following:

Table 1 – List of villages selected for project implementation

| Regions | Selected villages | GPS coordinates |
| --- | --- | --- |
| Cacheu | Elia Djobel Bolol | Between 12°12’ N and 12°21’ N latitude Between 16°31’ O and 16°07’ O longitude |
| Quinara | Enxudé Flack Cibe Djabada Gâ-Pedro | Between 11°52’ N and 11°40’ N latitude Between 15°27’ O and 15°19’ O longitude |
| Tombali | Cadique Nalu Cadique N’bitna Cadique Maila Cadique Iala Caboxanque Bedanda | Between 11°04’ N and 11°13’ N latitude Between 15°13’ O and 15°08’ O longitude |

Biophysical and ecological situation at project sites

The coastal zone of Guinea Bissau is characterized by a succession of rivers and estuaries as well as an archipelago composed of more than 80 islands and islets. The main rivers that cut the Guinea-Bissau coastline are the Cacheu, Mansoa, Geba, Buba, Tombali, Cumbija, and Cacine rivers. The three project intervention regions are located along the Cacheu, Geba and Cumbija rivers respectively.

Mangrove vegetation and intertidal mudflats whose sediments are mainly of estuarine origin dominate this coastline. According to MONTE and IBAP 2015, Guinea Bissau has at least 326,087 hectares of mangroves representing more than 9% of the national territory. The mangrove is the woody vegetation in the coastline which is directly under the tidal influence. This vegetation cover includes a small number of mangrove species, some of which are largely predominant, such as the three Rhizophora species and Avicennia germinans species. These vegetation types grow in mudflats with low relief, and emerging from a recent formation under the combined action of saline and brackish water. The biological richness of these coastal ecosystems makes of mangroves important natural nurseries for associated species such as fish, molluscs and crustaceans and for other animals that migrate to these coastal areas during at least one phase of their life cycle. Contributing to soil fixation and acting, through their roots, as filters to retain sediments, mangrove vegetation contributes to prevent erosion and to stabilize the shoreline.

Figure 4: Map representing the distribution and coverage of mangrove in Guinea Bissau

The specific conditions of mangrove areas (salty and regularly sea water flooded soil), requires particular characteristics from vegetation growing there. Species colonizing the interface zones between sea and land are highly specialized to survive under these specific conditions. There are a limited number of species living in such environment. According to available data, mangrove vegetation along the Bissau Guinean coastline includes the six following species:

- Rhizophora harrisonii,

- Rhizophora mangle,

- Rhizophora racemosa,

- Avicennia germinans,

- Laguncularia racemosa and

- Conocarpus erectus,

The predominant species in the three regions of project intervention are the three Rhizophora species and the Avicennia species. The most important factor in intertidal vegetation distribution is the depth gradient from the mainland to the maximum possible depth for vascular plant colonization, which appears to be approximately low tide limit. The longitudinal dimension of the depth gradient is the main organizing factor in the zonation of halophyte coastal plant communities (adapted to salty environments).

In places where the depth gradient is large or medium, Rhizophora mangrove is found in the lowest zone and Avicennia mangrove in the intermediate zone. In the area flooded only sporadically during the dry season and more frequently during the rainy season, there are two types of vegetation dominated by herbaceous plants: salt water lala in the flattest areas and halophytic vegetation rampant in sloppy areas. In areas where the depth gradient is shorter, Rhizophora mangrove is widely developed, although some specimens of Avicennia germinans can also be found.

The topographic sequence of natural habitats representative of the coastal zone is generally composed from the sea to the mainland by the succession of:

- Mangroves dominated by Rhizophora spp. on the edge of the sea water;

- Mangroves dominated by Avicennia further upstream;

- Coastal savannahs that can evolve into salt flats according to drought, salinization and acidification processes;

- Groves of oil palm (Elaeis guineensis); and

- Dry and humid forests mainly based in latitude.

Figure 5: Schematic representation of the topographic sequence along the coastline (Rhizophora mangrove, Avicennia mangrove, Savannahs, Palm trees’ plantations and Forests)

This original topographic sequence of natural habitats has gradually evolved over the centuries, according to the settlement of human populations and their agricultural production and rice cropping systems. Three rice cropping systems are practiced in Guinea-Bissau: tidal rice fields on former mangrove land, freshwater rice fields in lowlands and wetlands, and itinerant rice production in the plateaus where areas of forests are slashed and burned.

As cashew nuts became the main national cash crop and export commodity in the 1990s, cashew production spread throughout the country, including the coastal zone. Cashew trees’ plantations are now at risk of gradually replacing areas of first cleared forest for rice cultivation. The ongoing expansion of cashew trees’ plantations is contributing to the destabilization of natural habitats and the gradual disappearance of dry and humid forests. This trend contributes to increasing sedimentation in high areas of lowland and mangrove rice fields, leading to water management problems (aggravated by declining and irregular rainfall) and often leading to abandonment of important parts of rice field areas. To compensate for these losses in terms of upstream production space, a strategy widely adopted by local farmers in the coastal zone consists in expanding the tidal rice fields in mangrove areas, leading in some cases to the sharp decline of mangrove ecosystems. Gradual rise in sea level due to climate change threatens the sustainability of rice fields in mangrove areas that are regularly invaded by seawater during high tides and often causing destruction of important rice field areas.

### Socio-economic context

National socio-economic context

The total population of Guinea Bissau is estimated at 1.75 million (CIA Factbook, 2015), of whom 50.7% are rural. The average density is 48.7 inhabitants / km2, population growth is 1.88% and life expectancy at birth is estimated at 50.6 years. According to CIA Factbook estimates in 2015, 67% of the population lived below the poverty line (US $ 1 per day per person) and 26% in extreme poverty. The main activities are agriculture, forestry and artisanal fisheries.

The agricultural sector accounts for 45% of GDP and employs 540,000 people, or 82% of the labour force. 88% of exports are agriculture products (mainly cashew) and fish. The agricultural sector is dominated by two crops: rice and cashew nuts. The country has a very old rice tradition, whereas the development of the cashew tree is recent (20 years). Rice is mainly grown in mangroves areas and in smaller proportions in the lowlands. The diverse natural and climate conditions allow for the production of a range of food crops such as millet, sorghum, maize, cassava, sweet potato and groundnut (which was formerly a cash crop) and cash crops such as cotton. Fruit trees are also grown, including mango trees, citrus fruits and banana trees. The agricultural production capacity decreased over the past 20 years, due to several factors, the main one being the drop in rainfall.

Population livelihoods and income generation rely mainly on agriculture and natural resources. The large mangrove areas (338,000 hectares at national level) play a central role for indigenous communities living around or having traditional use rights over their natural resources. In these areas, using traditional practices, populations developed sea water rice fields and used natural resources such as wood, fish and molluscs. However, as mentioned above, over time, many of these areas have been abandoned leading to a process of social impoverishment as well as of degradation of ecological systems of great importance.

Local socio-economic context of project intervention sites

1/ Villages of Cacheu region socio-economic situation (Elia, Djobel and Bolol)

Figure 6: Map of localisation of the villages of Cacheu region

Elia, Djobel and Bolol have populations estimated at respectively 548, 223 and 253 inhabitants. These three villages situated in the northern part of the Cacheu Mangrove Natural Park (PNTC) are mainly populated by the Baiote ethnic group. This ethnic group, together with the Felupes, are considered a subgroup of the Djolas (Diolas are also in Casamance, Senegal). The Baiotes are animist, living on the coast and north of the Rio Cacheu, nearby or almost inside the mangrove areas. They maintain their ancestral traditions closely linked to mangrove rice production.

This population has a strong dependence on mangrove ecosystem services for food security and livelihood. The mangrove is a central element of their way of life, since it is an important source of food, energy and building material (fish, shellfish, firewood, wood) as well as soils for rice production. It also plays a protection role for their housing and rice fields against coastal erosion and seawater flooding.

Road access is limited and some of these villages are quite isolated without easy connection to the mainland. Sea level rise due to climate change is challenging the subsistence traditional way of life of these local communities as drinkable water is lacking and agricultural soils are less productive due to salinization. The population of these villages is quite balanced in terms of number of women and men, with a progressive aging of the population as a result of young people exodus to urban centres. In the meantime traditional power still represents the central structure of governance and conflict mediation.

In the Baiote society, land belongs to men and is inherited and transmitted to their children. Rice fields are part of this family heritage. Men are in charge of the overall rice cropping cycle, especially for the preparation of rice fields. Women are involved in the vast majority of agricultural activities and in particular in rice production tasks, being responsible for nurseries, transplanting rice, weeding, carrying from field to village and threshing rice. In addition to rice-related activities, women are responsible for gathering firewood for cooking as well as for salt production, cutting straw and mangrove timber to cover houses, collecting oysters for sale, fetching drinking and cooking water, collecting shellfish in the rivers, and other domestic tasks. In addition, women are also involved in pottery and basket production used for the transportation and packaging of rice. Oyster collection is usually the responsibility of girls and shrimp fishing, pottery and basketry are under the responsibility of older women. Women are also involved in vegetables and fruit production principally for sale purposes (mainly in the village of Elia).

Local communities are currently suffering from reduced rice fields’ production as it is only covering for up to 4 to 6 months of the households’ food demand. Many soils are no longer productive and have been abandoned. For instance, in the village of Elia, many families have already abandoned their traditional rice fields and have started to cultivate plateau lands for rice or cashew plantations. In villages such as Djobel, without access to plateau lands, the mangrove ecosystem and production system is even more crucial. In these areas, apart from rice, other food crops are rare and population faces problems of malnutrition. The rice varieties used are usually short cycle, more adapted to the scarcity of water as an effect of the rainfall randomness and the overall length reduction of the rainy season.

Income generated by economic activities (mainly oysters, firewood and shellfish) is essentially used to purchase rice to compensate for the deficit period. Unlike the rest of the country, there are no cashew plantations in the plateau (except Elia), and local communities uses to a limited extent the small palm trees’ forests they have access to.

Preliminary mangrove restoration potential maps for Elia Djobel and Bolol were developed during the PPG. They are attached in Annex 6.

2/ Villages of Quinara region socio-economic situation (Enxudé, Flack Cibe, Djabada and Gâ-Pedro)

Figure 7: Map of localisation of the villages of Quinara region

Enxudé, Flack Cibe, Djabada and Gâ-Pedro have populations estimated at respectively 568, 336, 428 and 158 inhabitants, which are mostly from the Balanta ethnic group. “Morança” is usually considered as the basis of the Balantas' social organization; one can consider a Morança as an extended family, often gathered under the leadership of a patriarch who is responsible for feeding the whole household. Morança size in a given area depends greatly on the availability of land, in particular the rice fields. The family economy is thus very dependent on mangrove goods and services. Balantas have a strong traditional knowledge about rice cultivation in mangrove swamps, through land conversion system that includes the construction of ring-dikes (protecting the entire rice field) and secondary dikes (for separation of individual plots) that require the mobilization of large number of people for its construction, maintenance and cultivation, as well as a strong knowledge for effective management of rainwater and river water levels.

Current rainfall randomness, in terms of the starting date of the rainy season and the overall rainfall quantity, coastal erosion at the Geba River location, sedimentation and sea level rise (associated with climate change) are a set of natural factors that are strongly threatening the rice production system in the region. Rice fields are being destroyed or abandoned due to erosion, seawater flooding and destruction of mangrove protection range.

Population of these villages highly depend on mangrove ecosystem services. Men are mainly involved in rice production and fishing activities. Women are dedicated to production of salt using firewood, mangrove cutting for firewood, and small-scale fishing in the rice field irrigation and drainage canals.

Women also participate in rice production activities being responsible for nurseries and direct sowing, for transporting rice seedlings to the field and for transporting harvested rice to the village granaries. Unlike the Cacheu region, men are more involved in most rice production activities, actively participating in threshing, cutting and transporting rice.

Some mangrove rice fields have been abandoned mainly because of the destruction of the mangrove trees natural protection range, leading to coastal erosion, destruction of ring-dikes and consequent seawater flooding of rice fields. This has forced the communities to gradually abandon the rice fields located close to the river line, to look for new rice fields in the lowlands and/or to move to forest areas where they can produce other crops. Cashew trees plantations have been developed as a main cash crop to the detriment of other food crops which are at the basis of the local population food security.

In this region, farmers diversified to a certain extent their production, producing highland rice as well as beans, corn and some vegetables. Non-timber forest products (mostly wild fruits such as Landolphia endolotti and Saba senegalensis, Parkia biglobosa, Dialium senegalensis and baobab fruits) and small animal breeding and smoked fish are the other sources of income. As part of the rice economic development, several rice-husking machines were introduced by projects and private initiatives, improving beneficiaries’ income and creating new income opportunities, particularly during years of high rice production.

Preliminary mangrove restoration potential maps for Enxudé, Flack Cibe, Djabada and Gâ-Pedro, developed during the PPG, are attached in Annex 6.

3/ Villages of Tombali region socio-economic situation (Cadique Nalu, Cadique N’bitna, Cadique Maila, Cadique Iala, Caboxanque and Bedanda)

Figure 8: Map of localisation of the villages of Tombali region

Cadique Nalu, Cadique N’bitna, Cadique Maila, Cadique Iala, Caboxanque, and Bedanda have populations estimated at respectively 322, 362, 126, 718, 2168 and 665 inhabitants. This part of the Tombali region has an interesting solidarity and inter-ethnic coexistence. In this area, the traditional “land owners” are the Nalu ethnic group and the ethnic minority is Balanta. The Balantas cultivate the land made available by the Nalus, the ethnic group that holds the traditional power. The Nalu ethnic group is organized by a set of norms that ensures a balanced relationship with the ecosystem. According to Temudo (2009), the land is divided in three categories: i) the area belonging to each human settlement that includes the cultivated fields, ii) the sacred forests called “matu malgoss”, and iii) the small forest niches are located in the sacred forests and forest buffer zones surrounding the "matu malgoss". As for the two other regions, the Balanta ethnic group mostly uses the mangrove areas, as they have a strong knowledge of mangrove rice cultivation. Over time, this knowledge of rice cultivation system in the mangrove soils has been transmitted to the Nalus that also ended up establishing their own systems of production in this area. The Nalu ethnic group being now a minority, they depend a lot on the availability of Balanta workforce for maintaining the rice field dikes for instance.

These villages depend heavily on mangrove ecosystem services and are strongly aware of associated ecological problems such as climate change, impacts of coastal erosion and sedimentation of the Cumbidja River. All these phenomena, aggravated by average tides rise and by the cultivated land expansion within the mangroves, are threatening mangroves ecosystems and, consequently, the different livelihoods of the populations living by the riversides.

Mangrove rice cultivation is dominant and practiced principally by men, but women play an important role in all tasks associated with rice cultivation. Other economic activities include production of wood-based salt, small-scale coastal and rice field canals fishing, practiced by women and men, small-scale vegetable production, and to some extent rice and rice seeds trade. There are also small service activities like rice-husking machines.

Preliminary mangrove restoration potential maps for Cadique Nalu, Cadique N’bitna, Cadique Maila, Cadique Iala, Caboxanque and Bedanda, developed during the PPG, are attached in Annex 6

### Institutional, sectoral and policy context

Institutional and sectoral context

Several institutions in Guinea- Bissau are involved in natural resources management at the national, regional and local levels.

At the national level, several ministries deal with mangroves, forests and landscapes restoration.

- The Ministry of Agriculture and Rural Development (MADR - Ministerio da Agricultura e Desenvolvimento Rural) is in charge of formulating, proposing, coordinating and executing government policies for the agricultural sector, including the forest, fauna and livestock sectors. The ministry also defines and oversees policies for food security and nutrition. The ministry includes several directorates relevant to the project, in particular:

- The General Directorate for Agriculture (DGA - Direcçao Geral da Agricultura), whose main mission is to promote plant production through the training of producers and operators in the agricultural sector, and through the determination of the technical and economic conditions for the development of agribusiness and food industries. The DGA includes a sub-directorate dedicated to support services to the rice sector, one crop protection department and pest management, and one Extension Service Department (DNVA) whose main mission it is disseminations of new technologies, capacity building and introduction of new seeds.

- The General Directorate for Forest and Wildlife (DGFF - Direcçao Geral da Floresta e Fauna), whose mission is to ensure the sustainable management of forest resources, hunting and beekeeping, as well as to raise awareness on the conservation of these resources and on the protection of the country’s ecological heritage. The DGFF bears the responsibility for the management of mangroves, forests and landscapes, located outside protected areas.

- The General Directorate for Engineering and Rural Development (DGEDR - Direção Geral da Engenharia e Desenvolvimento Rural), whose mission is to define, coordinate and oversee policies on hydro-agricultural planning, agricultural mechanization, chemical and organic fertilizers application, as well as to ensure the implementation of policies promoting and maximizing agricultural infrastructures as a way to achieve greater production and productivity.

- The National Institute for Agricultural Research (INPA - Instituto Nacional de Pesquisa Agrária) is an autonomous administrative and financial entity that is indirectly part of the State Administration. INPA is responsible for developing research on increasing production capacities, conserving and improving agro-sylvo-pastoral resources and livestock quality.

- The Ministry of Environment and Sustainable Development (MADD – Ministerio do Ambiente e Desenvolvimento Duravel) is responsible for defining, executing, and coordinating environmental policies in a sustainable development perspective. The ministry includes the following directorates that are relevant to the project’s intervention:

- General Directorate for the Environment (DGE - Direcçao Geral do Ambiente), which is responsible for the elaboration of policies, strategies and programs for the environmental sector in general, and for the conservation of biological diversity.

- General Directorate for Sustainable Development (DGDD - Direcçao Geral de Desenvolvimento Duravel), which is in charge of carrying out sustainable development public policies through the rational use of natural resources.

- Institute for Biodiversity and Protected Areas (IBAP - Instituto da Biodiversidade e das Areas Protegidas), whose main mission is the management of protected areas and strategic biodiversity resources.

- Coastal planning Office (GPC - Gabinete de Planificaçao Costeira), whose mission is the promotion of sustainable development and integrated management of coastal zone resources, focusing on mangrove and wetlands ecosystems and species.

- Environmental Assessment Competent Authority (AAAC - Autoridade de Avaliaçao Ambiental Competente), which is in charge of the administrative coordination of environmental impacts evaluation processes, and the monitoring of environmental policies implementation.

- The Ministry of Fisheries and Marine Economy, and its General Directorate for Artisanal Fishing, is responsible for the elaboration of licenses, regulations and supervision of coastal fishing throughout the national territory, ensuring in particular that prohibited species are not caught and that legally approved fishing gear is used, without destroying breeding habitats in mangroves.

At the regional level, the institutions involved in mangrove, forest and landscape restoration are:

- The Regional Office of Agriculture and Rural Development (DRADR - Delegacias Regionais da Agricultura e Desenvolvimento Rural), which are deconcentrated structures from the MADR that support the elaboration and execution of agricultural policies in collaboration with partners in their respective regions.

- The regional representations of IBAP in the National Parks.

Policy Context

At the international level, the country is a signatory Party to several Conventions such as the RAMSAR Convention on Wetlands (since 1990), the UN Framework Convention on Climate Change (October 1995), the UN Convention on Biological Diversity (CBD, since 1996), the UN Convention to Combat Desertification (UNCCD, since 1996) and the Kyoto protocol (November 2005) Guinea Bissau also signed in 2010 the Regional Charter for sustainable mangrove management within the PRCM (Partenariat Régional pour la Conservation de la zone Côtière et Marine en Afrique de l'Ouest), for which a national action plan was elaborated, aiming to reforest mangroves and rehabilitate abandoned rice fields for avoiding the establishment of new rice fields in the mangroves. In addition, the country signed in 2012 the Abidjan Convention for Cooperation in the Protection, Management and Development of the Marine and Coastal Environment of the Atlantic Coast of the West, Central and Southern Africa Region. In the framework of this Convention, an additional protocol on sustainable mangrove management was elaborated in 2015, and should be adopted during the next Conference of the Parties.

At the national level, Guinea Bissau has a strategic and legal framework to boost its development and to manage its natural resources, which includes the following:

- Second strategic document on poverty reduction (DENARP II). The main objective of this strategy is to significantly reduce poverty in the country by creating income and job opportunities, and by improving access to basic public services. DENARP II includes the four following pillars: (i) strengthen the rule of law and republican institutions, (ii) ensure a stable and incentive macroeconomic environment, (iii) promote a sustainable economic development, and (iv) raise human capital development level.

- Guinea Bissau Strategic and Operational Plan 2015-2020. The long-term vision of this five-year plan is “a positive country, politically stable for an inclusive development, well governed and preserving its biodiversity”. The plan includes the following six priorities: (i) peace and good governance, (ii) infrastructures, (iii) industrialization, (iv) human development, (v) urban development, and (vi) biodiversity. The plan considers the development of rice production as one of the main drivers for growth, with the aim to achieve rice production self-sufficiency by 2020. Both the National Strategy for Rice Production Self-Sufficiency, and the National Seed Policy from 2016 strengthened the country’s commitment for the restoration of productive landscapes such as freshwater and mangrove rice fields.

- National Adaptation Plan of Action (NAPA). As a signatory Party to the UNFCCC, Guinea Bissau has developed its NAPA to better adapt to climate change. The Action Plan includes 14 priority projects that aim to contribute to the improvement of rural population’s food security by strengthening their adaptation capacities, reducing pressures on forest and fisheries resources; and improving access to drinking water.

- According to Guinea Bissau’s Intended Nationally Determined Contribution (INDC), Guinea-Bissau is an absolute sink for greenhouse gas emissions given the high sequestration potential of its forests. The INDC identifies the change is the use of land and forest as the first CO2 emitting sector in the country. Therefore, the main mitigation actions advocated as a national contribution is reforestation.

- A draft law on mangrove was elaborated by the MADR and the MADD in 2014. This law defines the modalities for the sustainable management and protection of mangrove ecosystems at the national level. The draft law attributes the management of mangroves to the DGFF, and to IBAP for mangroves located inside protected areas. This draft law developed in 2014 hasn’t yet been discussed widely with all relevant and concerned stakeholders. Several stakeholders (including IBAP) consider that the proposed draft law requires some improvement through a wide discussion and analysis at technical level involving all relevant national institutions (such as DG Forest and Fauna, DG Environment, DG Sustainable Development, DG Agriculture, GPC, IBAP, etc.) and all nature conservation-related civil society organizations. This could be done by facilitating wide distribution of the draft text for review and then organizing a national consultative workshop to allow all relevant and legitimate stakeholders to contribute technically to the finalisation of the law. Special attention should also be given to the proper articulation between this national legislation proposal and the regional protocol to conserve mangrove signed in July 2010 by five coastal West African countries (Mauritania, Gambia, Guinea Bissau, Guinea and Sierra Leone). After integration of all technical comments and contributions, the Minister of Environment would present and defend this new Law proposal in the National Popular Parliament to achieve its approbation and publication.

- The Basic law on the Environment (2011) defines the legal basis for a rational use and management of the environment to contribute to the sustainable development of the country.

- The Framework law on Forests (2011) aims to (i) promote the sustainable management of forest resources; (ii) optimize the contribution of forest resources to socio-economic and cultural development, and to the protection of the environment, and (iii) improve the people’s quality of life.

- The Framework law on protected areas (2011) defines protected areas types, their establishment process, and their management and operational modalities, which are attributed to IBAP as an institutional body in charge of the management of protected areas.

- Decree 12/2000, Decree 13/2000 and Decree 14/2011 respectively establishing the creation of the Cacheu River Mangroves Natural Park (PNTC – Parque National Tarrafe do Rio Cacheu), the Cufada Lagoons Natural Park (PNLC - Parque Natural Das Lagoas De Cufada), and the Cantanhez National Park (PNC - Parque Nacional Cantanhez). These decrees define the parks’ objectives, their boundaries, the prohibited activities and the type of fines to be applied to offenders.

- The Law on Environmental Evaluation (2010) establishes norms on environmental and social impacts evaluation - such as environmental auditing, licensing, and monitoring – particularly regarding the effects on the environment and human health of certain public or private projects, programs, plans and policies.

- The National Agricultural Investment Plan (PNIA- Plano Nacional de Investimento Agricola) takes a long-term approach and is divided in three phases: 2010-2015, 2016-2021, and 2021-2025. The PNIA includes the following seven subprograms: (i) promotion of plant production, (ii) promotion of animal production, (iii) promotion of fisheries production, (iv) sustainable management of natural resources (water, land, and forests), (v) agricultural research and advisory, (vi) institutional strengthening and sectoral coordination, and (vii) agriculture sector adaptation to climate change. Under the fourth subprogram on sustainable management of natural resources, the PNIA includes the three following components: (i) integrated water resources management, (ii) sustainable land management, and (iii) sustainable forest management.

- The Land Law (n° 05/98) gives the following definition of land: (i) property of the State and common patrimony of all the people, (ii) a fundamental physical support for the community, which is of high national value whatever the form of its use and exploitation, (iii) the rights constituted over land and natural resources matter in equal protection, whether they come from law or customary rights, (iv) land improvements may be public or private property.

According to this law, the private use of land is recognized to all citizens, without discrimination of sex, social origins, or provenance within the national territory. However, in several ethnic groups in the country, women are still denied the right to land. The law doesn’t provide any specificities for native communities as the private use of land is recognized to all, without distinction.

For economic, housing, and social purposes, as well as for other productive and social activities, the State can give rights for private use of land to national or foreign entities - individual or collective – taking into consideration the national interest defined in strategic plans and economic and social development objectives. These rights can be conferred by customary use, or concession.

Sacred places and protected areas are supported by the land law, which integrates the concepts and provisions of the protected area law and complementary legislation. Land located within protected areas – unless within an area of integral protection – may be used for private use as long as the activities developed do not contravene environmental legislation provisions, nor local communities’ access to sacred places and other sites of cultural and social importance located within protected areas.

After the approval of the Land Law, the introduction of a specific regulation within 180 days was expected in order to make the law applicable and effective. However, due to military political imperatives, this regulation – General Regulation of the Land Law – was only approved at the national level six years after the approval of the Law, and still lacks the approval of the Popular National Assembly. The Regulation is therefore still not fully implemented. This regulation was developed to establish the scope of applicability of the land law, in particular regarding customary land use, rural concession land, demarcation of local communities’ land, land commissions, land registries, pasture land and institutions responsible for land management. The demarcation of local communities’ land is primarily done in the following cases: (i) in land-use conflict areas, (ii) in areas where the State and/or other investors intend to launch new economic activities, project or development plans, or (iii) on local communities’ requests.

Some aspects of the Guinea Bissau political and legal context show a trend favourable to mangrove restoration. For instance, the country has shown its commitment to several international agreements to combat climate change and land degradation such as the UNFCCC and the UNCCD. The national legal framework also includes elements that are in favour of land restoration and sustainable land management, such as the basic law on the environment, the framework law on Forests and the framework law on protected areas. However, some gaps remain in the legislation, as can be seen with the Land Law implementation issues, and the draft mangrove law that is not yet finalized nor approved. In addition, the agricultural sector strategic framework reiterates the importance of the rice production sector for the country’s food security. The challenge therefore lies in achieving the adequate implementation of existing environmental legislation, while also contributing to the national rice production objective for achieving rice self-sufficiency. The restoration of mangrove ecosystems is at the heart of finding this balance between environmental protection and agricultural production.

## Global environment problem

Mangrove ecosystems cover a major part of the Bissau-Guinean coastal zone. Although recent studies confirm that Guinea Bissau is the first country in the world in terms of proportion of the territory covered by mangrove, the current area of mangrove, estimated in 2015 at 338,000 hectares, has reduced when compared to 1940 estimates when mangrove represented 476,000 hectares. Mangrove size regression results from several factors including clearing and conversion into rice fields.

Mangroves of Guinea Bissau are used as nursery by many fish and crustacean species that come to lay eggs or that benefit from its protection capacities for juveniles’ growth. This aspect is key considering that fish constitutes an important part of the daily diet of the population of Guinea Bissau and considering international fishing agreements contribute to an important part of public financial resources. At the same time, Guinea Bissau mangroves constitute an interesting reservoir of biodiversity for various vulnerable mammal species such as hippopotamus, manatee or humpback dolphin, and also for many species of Palaearctic migratory birds (Altenburg & Spanje 1989). In addition, mangroves serve as a filter for water from the continent and can sediment many suspended elements. Indirectly it therefore allows a better phytoplankton production capacity, basis of the marine and coastal food chain.

Several ethnic groups of Guinea Bissau have developed traditional knowledge and skills to cultivate rice in soils formerly occupied by mangrove. But during the independence war of Guinea Bissau (1963-1974), many mangrove rice fields were abandoned and were never restored due to the lack of youth work force in the rural areas as exodus to urban centres started to increase. For instance, the WFP considers that the country experienced a rapid rate of urbanization, rising from 18% in 1991 to 30% in 2010, leading to an increase of rural exodus and an increase in demand for basic goods and services in cities. Indeed, mangrove rice field management requires a local work force to build and maintain the dikes and water management systems.

Unfortunately, mangrove rice fields were abandoned without opening their ring-dikes, preventing seawater access to the fields and preventing the natural regeneration of mangrove. Without seawater flowing in the abandoned rice fields, the soils salinize, oxidize and acidify, resulting in important soil structure degradation and loss of fertility. This phenomenon induced an important reduction in mangrove rice field areas which was not compensated by the natural regeneration of mangrove. This situation led to both mangrove natural habitat and land degradation, and their respective impacts in terms of loss of biodiversity, decrease in natural productivity and local food insecurity.

Mangrove ecosystem degradation and destruction is responsible for many environmental and social impacts when considering the important and diverse ecosystem services mangroves provide in Guinea Bissau. Loss in mangrove areas directly affects the provision of ecosystem services including:

- food and marketed products (such as fish, crustaceans, and shellfish),

- wood as construction material and source of energy (principally for coastal communities living in villages where forest resources are scarce),

- firewood for fish smoking and salt production,

- mangrove beekeeping,

- medicinal plants,

- other economic activities opportunities such as mangrove rice field production, fishing and non-timber forest products collection, and

- important agricultural soils reserve for mangrove rice field systems traditionally developed by several ethnic groups.

Mangrove degradation and destruction also jeopardize the important regulating services provided by this ecosystem, playing a crucial role in:

- Preventing coastal erosion due to the capacities of mangrove to secure soils and to retain sediments,

- Preventing floods and protecting rice field dikes during high tides,

- Regulating climate and winds (mainly through its carbon sequestration capacities),

- Regulating sea current,

- Maintaining biodiversity (species reproduction, habitat for rare animal species such as manatees),

- Being a natural habitat for several species (specific habitat of certain species, fish resources nurseries, feeding and resting areas for local and migratory birds),

Mangrove degradation has also negative impacts on cultural services provided for ecotourism development mainly in Cacheu and Cantanhez protected areas, cultural heritage linked to sacred sites and traditional rituals, and science and education purposes.

Mangrove degradation also contributes to climate change through the reduction of carbon sequestration capacity of these coastal forests. According to Alongi (2012), mangrove forests are highly productive, with carbon production rates equivalent to tropical humid forests. Mangroves allocate proportionally more carbon belowground, and have higher below- to above-ground carbon mass ratios than terrestrial trees. Most mangrove carbon is stored as large pools in soil and dead roots. Mangroves are among the most carbon-rich biomes, containing an average of 937 tC ha-1, facilitating the accumulation of fine particles, and fostering rapid rates of sediment accretion (~5 mm year-1) and carbon burial (174 gC m-2 year-1). Mangroves account for only approximately 1% (13.5 Gt year-1) of carbon sequestration by the world’s forests, but as coastal habitats they account for 14% of carbon sequestration by the global ocean. If mangrove carbon stocks are disturbed, resultant gas emissions may be very high. Irrespective of uncertainties and the unique nature of implementing REDD+ and Blue Carbon projects, mangroves are prime ecosystems for reforestation and restoration. According to Y. Tateda, et al. (2005), CO2 sequestration fluxes in mangrove study sites of Japan, Vietnam, Thailand and Indonesia were estimated to be 1.9, 2.0, 4.9, 2.4 ton-C ha-1 year-1, respectively.

Guinea Bissau is considered among those countries most vulnerable to the impacts of climate change. Climate change impacts include sea level rise, temperature increase, and changing of rain regimes with rainy seasons getting shorter and with more uncertainties regarding the start of the rainy season. Mangrove rice and other rice cropping systems (such as lowland rice fields and slash and burn rice production system) are highly vulnerable to these impacts, leading to food insecurity and threatening livelihoods of local communities.

According to the long list of services provided by mangroves and their associated production landscapes, restoring both mangrove-degraded areas and productive landscapes is therefore a priority in order to reduce vulnerability of local communities and to contribute to climate change mitigation by improving CO2 sequestration capacities.

## Threats, root causes, and barriers analysis

### Threats

Several threats directly affect the mangrove areas situated in the coastal zone of Guinea Bissau:

- Cutting and cleaning mangrove areas for opening new rice fields;

- Use of mangrove wood for traditional houses construction, energy for cooking, salt production and fish smoking;

- Increased sedimentation due to degradation of forest cover upstream in the mainland and to the influx of sediments brought by rainfall erosion from there;

- Rainfall decrease and irregularity due to climate change;

- Sea-level rise due to climate change, which will gradually lead to a shift of mangrove areas upstream. Consequences on mangrove ecosystem of a forecasted sea level rise of 0,5m in 50 years are not yet well known but should be considered critical. According to IPCC, Climate change will exacerbate existing physical, ecological/biological, and socioeconomic stresses on the African coastal zone. Most existing studies focus on the extent to which rising sea level could inundate and erode low-lying areas or increase flooding caused by storm surges and intense rainstorms. The coastal nations of west and central Africa (e.g., Senegal, The Gambia, Sierra Leone, Nigeria, Cameroon, Gabon, Angola) have low-lying lagoon coasts that are susceptible to erosion and hence are threatened by sea-level rise, particularly because most of the countries in this area have major and rapidly expanding cities on the coast (IPCC, 1996);

- Risks of pollution by hydrocarbons from urban centres, boats and oil spills at sea.

Apart from mangrove, the productive landscapes interlinked with mangrove ecosystem, like rice fields, also face several threats that directly cause land degradation and food insecurity issues. Farmers living by the coastal zone usually cultivate different types of rice fields: the tidal or mangrove rice fields and the freshwater lowland rice fields. Both types of rice fields, essential to livelihoods and food security of local communities, are threatened by several factors as described below.

Mangrove rice fields are facing the following threats:

- Sea level rise weakening ring-dikes built around the rice field to prevent seawater intrusion;

- Increase in soil acidity due to oxidation of pyrite during the dry season. Soil acidification often contributes to turning important agricultural areas completely into infertile and sterile soils;

- Soil salinization due to accumulation of surface soluble salts following evaporation;

- Sediments deposits from plateau areas along rice fields, particularly due to forest degradation and deforestation upstream;

- Lack of maintenance of water management infrastructures such as dikes and drainage canals, mainly due to lack of young work force available in rural areas, and affecting the integrity and productivity of the rice field;

- Rainfall reduction, delays in rainy season start and irregular rainfall, affecting rice field productivity.

Alluvial sediment deposits causing siltation of the drainage canals, cyclic flooding, and appearance of aquatic plants and weeds in rice paddies directly threaten lowland rice fields. Lowland rice field soils are often degraded through processes of salinization and acidification that can make the land totally sterile.

### Root causes

The underlying causes for the above-mentioned threats to mangrove areas and mangrove rice productions can be summarized as follows:

- Climate change and mainly its consequences on sea level rise and rainfall regime patterns, strongly affecting the integrity and productivity of both mangrove ecosystems and rice cropping systems;

- Youth exodus to urban centres leading to scarcity of young work force in rural areas and therefore difficulties in maintaining both mangrove and lowland rice field agro-systems productivity;

- Decrease in overall mangrove rice field productivity, leading to the extension of rice fields to intact mangrove areas;

- Relative loss of traditional knowledge linked to rice cultivation on mangrove soils because of lack of transmission between generations, leading to poor management of rice field agro-systems;

- Increased pressure on forest areas due to reduced productivity of mangrove and lowland rice fields that pushes communities to cultivate rice on the plateaus using itinerary slash and burn techniques;

- Development of cashew tree plantations as the main national cash crop diverting the interest and efforts of rural communities from rice production to cashew production and also provoking the gradual replacement of forest areas into cashew plantations with negative environmental consequences;

- Communities’ dependence on natural resources;

- Absence of alternative livelihood opportunities; and

- Lack of support and incentives to help local communities to restore the productivity of mangrove and lowland rice fields and to adapt these production systems to the rising challenges of climate change.

### Barrier analysis

The main barriers to restoration of degraded mangrove and rice fields and addressing the enumerated threats and root causes are identified as follows:

- Insufficient political prioritization of restoration; restoration is still often considered as a less priority than fight against deforestation;

- Insufficient funding and economic incentives at the national level to restore both mangrove and rice fields.

- Insufficient information on the status, nature, and extent of deforestation and degradation as well as restoration opportunities;

- Lack of integrated approach to restore both degraded rice fields and mangrove associated ecosystem in a perspective of nature-based adaptation strategies. Until now all rice field restoration initiatives (for example undergoing IFAD and AfDB rice production development projects) did not focus much on mangrove restoration even when the rice fields are located inside mangrove areas. The originality of the present project is to consider the landscape and ecosystem in their integrity, to restore both rice field and mangrove through and integrated approach considering that the resilience and sustainability of rice field production system depend largely on the good state of the surrounding mangrove areas (to prevent from flooding, degradation due to sea level rise, salinization, sensitivity to extreme climate events, etc.); and

- Lack of economic opportunities in rural areas to offer alternative livelihoods and reduce youth exodus to urban centres.

Table 2: Summary of threats, root causes and barriers

|  | Threats | Consequences | Root causes | Barriers |
| --- | --- | --- | --- | --- |
| Mangrove | Sea-level rise Cutting and cleaning mangrove areas for opening new rice fields Use of mangrove wood for houses construction, cooking, salt production and fish smoking Increased sedimentation due to degradation of forest cover upstream Rainfall decrease and irregularity Risks of pollution | Degradation of mangrove habitats Reduction and risk of ecosystem services loss | Climate change Decrease in overall mangrove rice field productivity Relative loss of traditional knowledge linked to rice cultivation on mangrove soils | Insufficient political prioritization of restoration Insufficient information on the status, nature, and extent of deforestation and degradation |
| Rice field | Sea level rise weakening ring-dikes Increase in soil acidity Soil salinization Sediments deposits from plateau areas along rice fields Lack of maintenance of water management infrastructures Rainfall reduction, delays in rainy season start and irregular rainfall | Degradation of former rice field areas Decrease in mangrove rice field productivity | Youth exodus to urban centres Increased pressure on forest areas due to reduced productivity of mangrove and lowland rice fields Development of cashew tree plantations Population growth in rural areas Communities dependence on natural resources Absence of alternative livelihood opportunities Lack of support and incentive to help local communities to restore the productivity of mangrove and lowland rice fields | Lack of integrated approach to restore both degraded rice fields and mangrove associated ecosystem Lack of economic opportunities in rural areas to offer alternative livelihoods |

## Stakeholder analysis

During the Project Preparation Grant (PPG), two missions were conducted to potential project sites, which allowed the PPG team to conduct consultations and to identify several key stakeholders for the project intervention. The table below gives an overview of all stakeholders relevant to the project’s intervention, including their strengths, and weaknesses.

Table 3: Stakeholder Analysis

| Stakeholders |  | Strengths | Weaknesses |
| --- | --- | --- | --- |
| Government stakeholders |  |  |  |
| MADR | DGA | - Deconcentrated services available - Agricultural technical advice and guidance: political and strategic directions; Crop protection (control of diseases and pests); Post-harvest (improvement of traditional silos, cereal banks, equipment and machines: rice beater and husks), rehabilitation of rice fields, etc. | - Insufficient technical staff (higher level) in the regions - Insufficient means for the implementation of activities and operations - Insufficient motivation - Insufficiently qualified human resources |
|  | DRADR | - Experience in implementing rehabilitation activities in rice fields - Experience in providing technical support to farmers to increase their productivity - Support farmers and farmers organizations’ access to goods and services for the achievement of their production objective and the valuation of their products - DRADR Cacheu - Located in Canchungo - Representation in S. Domingos that covers the sector of Bigene - 1 Plant Protection Technician - DRADR Quinara: - Located in Buba: 5 technicians, mostly medium level, (Rural Hydraulics, Forest and Fauna, Plant Protection, Agricultural and Livestock) - Located in Tite, with a Plant Protection Technician and a Rural Engineer - DRADR Tombali - Located in Catio - 5 technicians, mostly medium level, (Rural Hydraulics, Plant Protection, Forest and Fauna, Livestock) - Representation in Quebo with a Forest and fauna technician | - Insufficient technical and financial means for the implementation of activities |
|  | DGFF | - Experience in mangrove restoration, ecological monitoring and participatory mapping | - Insufficient high level staff in the regions - Insufficient financial motivation - Constant mobility of technical staff for projects - Insufficient means for the implementation of activities |
|  | DGEDR | - Deconcentrated services available - Human resources (Chemists, Agronomists, Soil analysts, Engineers, Hydraulics, Topographers, designers, etc.) - Experience in the implementation of Memorandum of Understanding (MoU) with projects and NGOs on mangrove and freshwater rice fields - Experience in providing agricultural technical advice to farmers (rehabilitation of plots, crop itineraries, etc.) | - Insufficient means to implement activities - Insufficient technical capacities |
|  | INPA | - Own facilities in Bissau, Contuboel and Caboxanque - Technical capacity for advising and supporting rice seed multipliers | - Contuboel research center building in poor state (but its rehabilitation is supported by the PPRFJ); - National Laboratory of Seed Experimentation is not operational - Insufficient equipment - Insufficient motivation |
| MADD | DGE | - Experience in mangrove restoration, ecological monitoring and participatory mapping | - Insufficient staff - Insufficient means for the implementation of activities - Insufficient financial motivation |
|  | DGDD | - Experience in mangrove restoration, ecological monitoring and participatory mapping | - Insufficient staff - Insufficient means for the implementation of activities - Insufficient financial motivation |
|  | GPC | - Headquarters in Bissau with 7 officials - Geographic Information Systems (GIS) laboratory - Scientific module on mangrove recovery - Experience in wetland mapping - Experience in the recovery of rice fields and wetland conservation - Experience in institutional coordination between environmental stakeholders, especially in coastal areas | - Insufficient technical staff - Insufficient working conditions - Scarce material and financial means - Insufficient activities in the field |
|  | IBAP | - Own headquarters and representations in protected areas - Availability of technical staff and material - Multiple technical partnerships - Recognition and technical credibility at national and international levels - Experience in mangrove restoration - Experience in ecological monitoring and participatory mapping Representation in Cacheu (PNTC): - PNTC headquarters in Cacheu and important representation in S. Domingos - 32 technicians (species tracking and monitoring, communication, environmental education, monitoring of species, guards) - S. Domingos is endowed with a modern building, well equipped for the implementation of its mission in the field - Experience in cartography, ecological monitoring, guard training, environmental education, recovery of salt water rice production Representation in Quinara (PNLC) - Main office in Buba - Human resources (around 10 technicians) Representation in Cantanhez (PNC) - Main office in Imberem in the facilities leased to the NGO AD - Human resources: about 28 technicians. | - Needs to regularize the working condition of some park guards - Insufficient government co-financing to implemented projects - Need to strengthen capacities in: how to raise communities awareness on mangrove restoration, negotiations with population, ecological monitoring - Capacity building needs to manage hydro-agricultural systems in mangroves and plateaus |
| NGOs |  |  |  |
| NGOs |  | - Own offices in the regions of Cacheu, Quinara and Tombali - Staff available, including active local animators equipped with vehicles and motorized - Experience in vegetable gardening, sensitization of local communities; facilitating farmers concertation, diagnosis piloting, and recovery of seawater rice fields | - Insufficient financial resources for the implementation of activities |
| Local Communities |  |  |  |
| All Farmers (men and women) |  | - Traditional knowledge about mangrove rice cultivation through a land conversion system - Knowledge of seawater and freshwater management - Land users | - Weak capacity to manage rice field for increased productivity - Low capacity to counter sea level rise and coastal erosion - Reduction of man power due to rural exodus |
| Women |  | - Sound understanding of the mangrove ecosystems, their services and importance for human well-being - Awareness of mangrove ecosystems’ conservation needs - Responsibility for the use of ecosystem resources and services | - Low literacy level - Low capacity to reduce post-harvest loss - Reduction of available resources - Insufficient IGA opportunities - Insufficient rights to land - Insufficient access to education |
| Young people |  | - Important work force for rice field maintenance | - Absence of services and employment opportunities in the communities - Migration to urban centres - Insufficient access to education - Loss of traditional knowledge |
| Council of elder/ Traditional power structure |  | - Hold the traditional power - Regulator role that promotes consultations and manages conflicts within the community - Existence of women council of elders |  |
| Village committees |  | - Connexion between the village and the State, and the village and the local administration - Existence of village development committees and land management committees in some project sites - Reflection on and implementation of integrated community development actions | - Not fully operational |
| Youth and women associations |  | - Informal groups - Assist and provide services to their members | - Low organisational and technical capacity - Low leadership on natural resources management |

## Baseline analysis and gaps

### Past and planned national actions and projects

At the national level, several on-going initiatives are relevant to the project’s intervention. Coordination with these projects will be crucial to make sure the present project capitalizes on the results achieved by other similar initiatives to ensure a global synergy of action.

- PADES

The Southern Economic Development Support Project (PADES – Projet d’Appui au Développement Economique du Sud) is funded by the International Fund for Agricultural Development (IFAD) with a total budget of USD 18.99 million (CFAF 9.3 billion) for 6 years (until 2022). The project is implemented by the MADR and operates in the Quinara, Tombali and Bolama / Bijagos regions. The overall objective of PADES is to contribute to poverty reduction by creating the conditions for the sustainable development of the rural economy and strengthening the socio-economic capacity of rural communities. The development objective of PADES is to revive agricultural production in order to ensure food security and income diversification in the targeted regions.

PADES includes the three following components: (1) Support for rice production, productivity and complementary activities; (2) Support for production valorisation and market access; and (3) Institutional coordination and strengthening. The first component of the project includes two sub-components: (1.1) rehabilitation of hydro-agricultural infrastructures, and (1.2) farming and development of additional activities.

Under sub-component 1.1, the project’s activities include:

- Rehabilitation of 1,500 ha of modern mangrove rice fields in the Quinara region – through the rehabilitation of hydraulic structures (unloader with valve and dam-dike) on the inlets;

- Rehabilitation of 6,950 ha of traditional mangrove rice fields in the Tombali region – through the provision of PVC pipes for the drainage of individual plots;

- Rehabilitation of 89 ha of lowland for rice production;

- Rehabilitation of lowland for vegetable production; and

- Support to strengthen user group and mangroves management committees.

Under sub-component 1.2, the project aims to:

- Supports the renewal of rice genetic material - already initiated by INPA in partnership with the Food and Agriculture Organization (FAO) and AfricaRice – in order to: (i) obtain certified basic rice base seed from AfricaRice and neighboring countries and (ii) multiply these seeds during the warm season of Year 1 in INPA centres to have certified seed available for Year 2. The multiplication is to be initiated in Year 1 on 56 ha of lowlands in two INPA centres: (a) 39 ha at the Contuboel research centre in the Bafata region - which specializes in the production of upland rice, irrigated rice, dry cereals, fertilization and arboriculture - and (b) 17 ha in the centre of Caboxanque, in the Tombali region, specializing in mangrove rice,

- Support farming activities (rice, vegetable, livestock production).

Under its second component, the project will also support additional economic activities along the rice, vegetable and livestock productions value chains. In particular, the project will work on rice post-harvest processing and on market access (organization of producers and development of their commercial negotiation capacities, drying and storage equipment, and products promotion). The PADES also plans to rehabilitate rural roads to improve the connectivity of production areas.

The PADES offers several collaboration opportunities that are further described in section 4.7 below.

- PPRFJ

The Promotion of Rice Production for Young People Project (Projet de Promotion de la Rizculture en Faveur des Jeunes) was originally planned to end in 2018 but since more than 80% of the project funds still have to be disbursed (more than 10 billion CFAF); the project will be extended.

The project operates in the regions of Cacheu, Oio, Bafatá, Gabú, Tombali and Quinara, and aims to: (i) intensify rice production through the recovery and exploitation of lowlands and mangroves potential; (ii) create employment and reduce young people rural-to-urban migration; and (iii) strengthen young producers’ capacities and organization.

The objective of the project is to develop 1,800 ha, of which 1,050 ha for lowland rice cultivation (including 380 ha with full water control) and 750 ha for mangrove rice, as well as to promote vegetable production.

The PPRFJ also supports INPA regarding the training and supervision of rice seeds multiplier farmers. Basic rice seeds are acquired and made available to the trained multipliers which are supported by INPA services. The PPRFJ also supports the rehabilitation of the Contuboel research centre (building, seed production perimeters, and equipment supplies - threshing machine, laboratory equipment, motor bike, seed packaging, etc.).

The project should also train, structure and support 13 youth cooperatives.

The PPRFJ’s intervention is similar to the PADES’ and several synergies and collaboration opportunities exist with the current project. They are further described in section 4.7 below.

- Protected areas and climate change resilience Project

This Global Climate Change Alliance (GCCA) project is implemented by the Environment Secretary of State and IBAP for a 4-year period (until 2019), with a total budget of 3.9 million euros. The general objective of the project is to reduce the vulnerability of the population and improve their resilience to climate change by supporting the country in its efforts towards a low carbon and climate resilient development. The specific objective of the project is to strengthen national capacities to address climate change by strengthening the governance systems, and reducing deforestation and forest degradation, especially in the National System of Protected Areas (NSPA). The project includes two main components.

The first component focuses on training and aims to coordinate climate change investment and projects, as well as to strengthen capacities to support a climate change resilient development. Some of the project’s activities under this component consist in:

- Supporting the establishment of a climate change secretariat; and

- Strengthening IBAP’s and BioGuiné’s capacities on monitoring and Measuring, Reporting and Verification (MRV) systems.

The second component focuses on climate change mitigation and aims to reduce deforestation in protected areas and in their surroundings. Activities under this component include the following:

- Creation of a database for the PNTC, PNC and PNLC trough forest inventories and mapping;

- Supporting the participatory management of the three protected areas (PNTC, PNC and PNLC);

- Testing and implementing the carbon storage measurement process; and

- Promoting REDD+ and establishing an MRV system for the NSPA.

Potential synergies exist between this project and the GEF TRI project, they are described in more detail in section 4.7 below.

- Integrated Community-based Territorial Action for Agricultural Valuation (Acções Comunitárias Territoriais Integradas de Valorização Agrícola)

This European Union (EU) funded project is implemented by the Marques de Valle Flor Institute. The general objective of this project consists in improving the economic and social conditions, as well as the nutrition of the Guinea Bissau population, and in particular in the target regions of Bafata, Quinara and Tombali. The specific objective of the project is to support the sustainable socio-economic development of the population by: improving land management at the regional level; improving access to services, improving infrastructure and agricultural equipment; stimulating and facilitating domestic trade; and strengthening farmers’ organizations and other non-State actors.

In order to achieve these objectives, several results are expected by the project:

- Strengthened Civil Society participation in the formulation, implementation and monitoring of public policies on food security and nutrition;

- Quality Regional Agricultural Development Plans to boost the local economy are elaborated and disseminated;

- Regional Agricultural Development plans are partially implemented through project conceived by non-State actors;

- Priority collective infrastructures are rehabilitated or built within the framework of the implementation of the Regional Agricultural Development Plans: and

- Farmer organizations at different levels are better organized and strengthened to offer strategic services.

- Deduram (Sustainable Development of Mangrove Agriculture)

This EU and AFD (Agence Française de Développement) funded project is implemented by the French non-profit Univer-sel and by the Bissau-Guinean NGO Kafo in the Oyo region. The general objective of the project is to contribute to the improvement of the living conditions of local communities in mangrove areas through the sustainable development of rice cultivation and salt production, as well as through an improved management of this fragile ecosystem. The specific objective of the project is to develop rice and salt production methods that respect the environment and ensure adoption by producers in mangrove areas.

In particular, the project will promote water management practices as well as mangrove rice fields’ rehabilitation and solar-based salt production. The project will also establish a georeferenced database and will develop and disseminate best practices.

- Other initiatives dealing with mangrove restoration

Additional initiatives involving local communities, including young people, for the restoration of mangroves have been implemented in the Cacheu region, in particular through the NGO AD and its school network providing environmental education.

IBAP and GPC have also coordinated mangrove reforestation initiatives in Cacheu National Park.

In Quinara region, the NGO Tiniguena has also supported farmers through the rehabilitation of primary dikes and the improvement of drainage systems through provision of PVC pipes.

The GEF TRI project will therefore take into account the lessons learned and mobilize stakeholders with relevant experiences from these projects as much as possible when conducting its activities.

### Past and planned regional actions and projects, and GEF interventions

Other GEF initiatives

The project will collaborate with other ongoing or planned GEF projects in Guinea Bissau. It will ensure open and regular communication with the other on-going GEF project to share lessons learned and avoid duplication. The relevant projects are summarized in the table below.

Table 4: GEF projects in Guinea Bissau with which the TRI project will develop collaboration

| GEF ID | Project Title | Project Objective | GEF Agency | Status |
| --- | --- | --- | --- | --- |
| 9502 | Strengthening Natural Resource Valuation Capacities for Improved Planning and Decision-making to Conserve the Global Environment | To develop a national integrated and coordinated environmental accounting and monitoring system for improved decision-making on the global environment | UNDP | Concept approved in December 2016 |
| 6988 | Strengthening the Resilience of Vulnerable Coastal Areas and Communities to Climate Change in Guinea Bissau | Sustainably remove the urgent and immediate policy, institutional, individual, and financial and knowledge related barriers to effective climate risk management and climate resilient development in the coastal areas. | UNDP | Concept approved in November 2016 |
| 5368 | Strengthening the Financial and Operational Framework of the National PA System in Guinea-Bissau | Strengthening financial sustainability and management effectiveness of the national PA system in Guinea-Bissau. | UNDP | Project approved for implementation in March 2015 |

These initiatives will be invited to participate in the Steering Committee of the proposed project, as observers, in order to encourage synergies. In addition, collaboration will be facilitated by the fact that the same stakeholders/institutions are involved in these different projects.

Other Regional Initiatives

The project will also collaborate with all relevant regional initiatives such as for instance the intervention of Wetland International on mangroves. One of the objectives of the organization activities in Guinea Bissau is to engage communities, governments and private sector to halt negative impacts, introduce sustainable production techniques and develop national and regional policies and action plans for the conservation of mangrove. Wetland International supports mangrove reforestation activities, as well as the introduction of sustainable production techniques to smoking fish and salt production. In addition, they supported the ratification process of the Mangrove Charter by PRCM countries (including Guinea Bissau) and the elaboration of national action.

The project will also seek synergies with initiatives supported by the PRCM in the country. The partnership focuses on 4 main areas: (i) governance of the coastal and marine zone; (ii) conservation of the coastal and marine zone and sustainable management of natural marine resources; (iii) review, prevention and management of the risks and challenges facing the coastal and marine zone; and (iv) mobilization and coordination of the partnership. In particular, the PRCM established the two following initiatives for partner countries: a support fund for CSOs conservation activities; and a project to support countries in their compliance with their engagement under the CBD.

### Gaps to be filled

The on-going projects and initiatives mentioned in section 3.5.1 show that several initiatives are currently being implemented in Guinea Bissau with regards to rice production and development in mangrove areas. However, the analysis of these initiatives shows that while several projects focus on mangrove rice-field rehabilitation, these initiatives generally focus on rice production and other economic sectors exclusively and make limited use of integrated and ecosystem-based approaches.

Furthermore, mangrove restoration is not a key priority of the vast majority of the on-going initiatives. A gap therefore remains regarding the natural restoration of mangrove ecosystems using an integrated and participatory approach. Regarding policy aspects, restoration is currently not a priority at the national level and no specific initiatives are currently providing institutional and policy support to allow for and facilitate large-scale restoration.

PADES focuses on providing support to rice production, and complementary activities, through the rehabilitation of lowland and mangroves rice fields. The project doesn’t aim to restore the mangrove ecosystem but rather to rehabilitate rice fields through the installation of hydraulic structures as well as through an improved management.

The PPRFJ also aims at recovering lowlands and mangroves potential for the production of rice. The project doesn’t include a mangrove and landscape restoration component either.

While the GCCA project aims to improve the management of protected areas by building ecological monitoring capacities among others, it is not focused specifically on the monitoring of mangrove restoration. Knowledge on mangrove ecosystems and their restoration opportunities is therefore needed, but also on ecological monitoring of restoration activities.

The present GEF TRI project in Guinea Bissau will aim to fill these gaps, and will adopt a unique integrated approach promoting mangrove natural restoration while also allowing the rehabilitation of some mangrove rice fields, which will directly benefit from the restoration of the mangrove ecosystem. These restoration and rehabilitation activities will follow a participatory local mapping and diagnostic approach, identifying and mapping the local restoration and rehabilitation opportunities together with the communities and developing a simple land use plan that will cover restoration aspects. In addition, as this project is part of a global restoration initiative (TRI), it will promote a learning process across countries and continents in order to integrate mangrove natural restoration and rice production, through the adoption of nature-based solutions.

# Intervention strategy (alternative)

## Project rationale and expected global environmental benefits

Connecting national to global TRI

This GEF project is part of a broader initiative on land restoration called The Restoration Initiative (TRI) – fostering innovation and integration in support of the Bonn challenge. TRI was developed by IUCN, FAO and UNEP, in close partnership with countries, as a global program to restore degraded and deforested landscapes at scale, in support of the Bonn Challenge.

The purpose of TRI is to contribute to the restoration and maintenance of critical landscapes that provide global environmental benefits and enhanced resilient economic development and livelihoods. The programme is composed of the four following components, with which all national project are aligned:

- Component 1: Policy Development and Integration;

- Component 2: Implementation of Restoration Programs and Complementary Initiatives;

- Component 3: Institutions, Finance, and Upscaling; and

- Component 4: Knowledge, Partnerships, Monitoring and Assessment.

This GEF-funded initiative includes 11 national “child projects” currently under development that will be implemented in the following countries (in addition to Guinea Bissau): Cameroun, Central African Republic, Chine, Democratic Republic of Congo, Kenya, Myanmar, Pakistan, Sao Tome & Principe, and Tanzania. In addition to the 11 national child projects, the programme also includes a transversal child project on global learning, financing and partnerships to develop and disseminate best practices and tools, catalyse investment in restoration, expand the scope of countries and actors engaged in forest and landscape restoration, and realize benefits at scale  The present TRI project in Guinea Bissau will therefore be implemented in close collaboration with the other 10 national child projects, as well as with the transversal child project on learning, and will directly benefit from their respective experiences and lessons learned.

At National and local levels

Based on the current situation of degraded rice fields and mangroves, this project is directly in line with the priorities of the Government, integrating the food security priority, maintaining mangrove ecosystem functions and services and both mangrove and coastal communities’ adaptation to climate change. While both mangrove and rice field soils are degrading, the project aims to develop, together with impacted communities, solutions that respond to their socio-economic needs and to soil conservation and sustainable management requirements in a context of strong vulnerability to climate change.

The proposed approach is in line with the ecosystem-based management approach, integrating the different landscape and agricultural production systems characteristics on which the communities depend. In comparison with common mangrove or rice field restoration projects, the present project proposes, for the first time in Guinea Bissau, to consider simultaneously, and in a concerted manner with all concerned stakeholders, all ecological, socio-economic, agricultural and cultural aspects of mangrove and productive landscapes restoration. It will be based on an integrated approach including the assessment and identification of restoration opportunities, the protection and restoration of mangroves, the management of local landscapes in mangrove areas and the rehabilitation of traditional mangrove rice-field using simple and low-cost hydro-farming techniques.

This “Protection and Restoration of Mangroves and productive Landscape to strengthen food security and mitigate climate change” project seeks to achieve various expected benefits. By improving the protection and restoring areas of mangroves, the project will contribute positively to enhance the regeneration capacity of coastal and offshore fish stocks and will also increase the national carbon sequestration capacity even more.

Mangrove ecosystems have a high carbon sequestration capacity. According to Alongi mangrove forests are highly productive, with carbon production rates equivalent to tropical humid forests. Mangroves allocate proportionally more carbon belowground, and have higher below- to above-ground carbon mass ratios than terrestrial trees. Most mangrove carbon is stored as large pools in soil and dead roots. Mangroves are among the most carbon-rich biomes, containing an average of 937 tC ha-1, facilitating the accumulation of fine particles, and fostering rapid rates of sediment accretion (~5 mm year-1) and carbon burial (174 gC m-2 year-1). The project plans to restore 1,500 hectares of mangroves and rehabilitate 1,200 of degraded rice fields. In addition, improved integrated land management in the different villages territories (estimation of 15,000 ha of natural and productive landscape) and a reduction in pressure on plateaus forest are expected to increase even more the carbon sequestration capacity.

The implementation of land and natural resources participatory management will actively contribute to reduce pressures on existing mangrove forests. Also, the recovery of abandoned rice fields will limit current pressure on forests, reducing the expansion of rice-fields to forest using slash-and-burn farming practice. The integrated land-use approach will contribute to the recovery of degraded lands (restoration of mangroves and paddy fields), thus limiting the development of sterile soils (due to acidification and salinization). To improve water management in the rice fields and prevent soil degradation, the traditional system will be improved using modern materials such as PVC pipes. This system will reduce the pressure of slash-and-burn agriculture on plateaus forests, thus helping to preserve the remaining forest areas in the villages’ territories, to limit soil degradation and to enhance food security by improving delivery of various ecosystem services.

Mangrove rice fields’ rehabilitation will be achieved using the Climate Smart Agriculture (CSA) approach, which includes the following three pillars:

- Sustainably increasing agricultural productivity and farmers' incomes to meet national food security needs and socio-economic development goals will be achieved through the restoration of rice fields (improving hydraulic management, preserving and valuing traditional seeds, improving local rice storage conditions to reduce post-harvest losses and developing salt production system based on solar evaporation);

- Resilience and adaptability of agricultural and food systems to climate change will be enhanced by the conservation of mangroves, which will be helping to limit coastal erosion, primary rice-field dikes deterioration and therefore to improve agricultural land protection from extreme climate events; and

- Greenhouse gas emissions mitigation and increased carbon sequestration capacity will be achieved thanks to increased mangrove areas and agro-chemicals exclusion. The mangrove rice field production system is based on natural soil improvement and fertility maintenance through silt deposit during seawater land submersion outside rice growing periods. In the lowland rice field, use of herbicides is not necessary, annual rainwater flooding of crops is an effective mean of weed control.

## Project goal and expected impact

The project objective is to support the restoration and rehabilitation of degraded mangroves ecosystems functionality and services for enhanced food security and climate change mitigation. [This will be accomplished by supporting the development and adoption of enabling policies for mangrove ecosystem restoration using the forest landscape approach, building capacity of national institutions and finance mobilisation, piloting the restoration of 2,7000 ha of degraded mangrove ecosystems and rice field, generating and exchanging knowledge both scientific and indigenous, and developing livelihood resources and strategies for local communities. Achieving this objective implies the adoption of an integrated landscape and resources management approach closely associating local communities and stakeholders in the identification of local restoration opportunities and strategies, and backed with a relevant institutional, scientific and policy framework.

The restoration of mangrove forests and productive landscape, including mangrove rice fields and lowland rice fields, will be done based on the following principles as described by IUCN “A guide to the Restoration Opportunities Assessment Methodology (ROAM): Assessing forest landscape restoration opportunities at the national or sub-national level”:

- Planning will be conducted at the landscape level, which allows identifying necessary trade-offs regarding potential conflicting interests between natural habitat restoration and the rehabilitation of agricultural production systems;

- Local stakeholders and communities will actively be engaged in all decision-making processes that are of relevance to their situation, including definition and implementation of the preferred restoration solution. An equal participation of women and men community members is encouraged and it should be further ensured that all relevant social groups are engaged and that no sectors of the society are marginalized or discriminated.

- Decision making about restoration measures and potential restrictions on the use of natural resources should be entirely voluntary and be based on informed consensus. Ensuring effective participation and informed decision may require special arrangements or additional capacity building for specific groups.

- When assessing costs and benefits of restoration activities, this should be broken down by social groups; it needs to be ensured that restoration activities do not affect economic, social or cultural livelihood conditions of vulnerable groups or indigenous peoples; where impacts cannot be avoided these should be mitigated or compensated.

- Natural resource management plans and restoration activities should benefit men and women equally; opportunities to increase voice, representation and influence of women in relevant decision-making bodies and to strengthen the rights of women (including land rights) should be sought.

- Restoration strategies will need to be forward-looking, tailored to each local conditions and problems, and adaptively managed over time;

- Restoration strategies will be defined according to an improved knowledge on mangrove ecosystems and restoration opportunities;

- Landscape functionality will be restored and managed to improve and maintain all ecosystem goods and services;

- Although natural regeneration of mangroves will be promoted in abandoned rice fields, breaking the ring-dike to allow seawater flow again, a wide range of restoration strategies will need to be considered, ranging from natural mangrove regeneration to mangrove tree planting;

- Site restoration activities will feed into an improved mangrove management and restoration policy framework.

As part of component 1, the project will contribute to strengthening the knowledge base on mangrove ecosystems and mangrove restoration opportunities; this in turn will contribute to the identification and development of policies that support mangroves and forests restoration and the replication and prioritization of restoration initiatives in Guinea Bissau.

As part of component 2, using a participatory and land use planning and management approach at the landscape level, the project will support field actions to restore degraded natural mangrove habitats and agricultural land. Through the restoration of 1500 ha of mangroves, the project’s expected impacts include:

- The enhancement and maintenance of various and strategic ecosystem services,

- The improvement of national carbon sequestration capacity,

- The strengthening of protection of coastal rice field against seawater flooding and extreme climate events, and

- The enhancement and conservation of coastal and marine biodiversity.

Through the rehabilitation of 1200 ha of degraded rice fields and the improvement of rice post-harvest technologies, the project expected impacts include:

- The improvement of local populations food security and livelihoods,

- Reduced pressure on neighbouring forests currently threatened by expansion of itinerary slash-and-burn agriculture and cashew tree plantations,

- The enhancement of traditional farming systems resilience, and

- Improved local communities’ climate change adaptation capacities.

As part of component 3, the project will contribute to improving the institutional and financial context of mangroves and forests restoration in Guinea Bissau. It will contribute to strengthening the national stakeholders fundraising capacities for scaling-up and replicating restoration initiatives in other regions of the country based on lessons learnt and successful approaches experimented in the field by the project.

In component 4, the project will develop an efficient monitoring and evaluation system, allowing national stakeholders to measure and monitor the actual climate change mitigation and food security impacts from the restoration activities. Through this component, the project will also collect and disseminate nationally and internationally good practices and lessons learnt nationally and internationally, encouraging partners and countries facing similar realities to engage into restoration programs.

## Project components, their expected outcomes and outputs and planned activities

This project includes the following four components aligned with the global Restoration Initiative (TRI):

- Policy Identification and Development

- Implementation of restoration programs and complementary initiatives

- Institutions, Finance and Scaling up

- Knowledge, Partnership and Monitoring and Evaluation

Outcomes and outputs under these four components are closely linked, some activities under one specific output being closely associated to the execution of other activities planned under another outputs.

Under the first component and building on the results of the detailed local territorial diagnostics conducted as part of component 2, the project will i) strengthen the knowledge base on mangrove ecosystems, ii) identify restoration opportunities in the three intervention regions while promoting and building capacities in conducting restoration opportunities assessments, and iii) support the finalization and endorsement of the mangrove law and the development of a mangrove restoration strategy.

Under the second component, the proposed intervention approach will be based on the following steps and principles:

- Participatory development of local territorial diagnostics and mapping for each targeted village;

- Participatory identification of specific areas for mangrove restoration and areas for rice fields rehabilitation;

- Development of simplified land-use plan for each village, identifying specific restoration strategies;

- Mangrove restoration work based on local specificities and physical characteristics;

- Support to local committees in managing restored mangroves;

- Participatory identification at village level of potential rice-fields to be restored and the technical and structural support to be provided;

- Cost-effective rice-fields rehabilitation work based on traditional knowledge and techniques regarding rice field, soil fertility and water management. The rehabilitation work will aim to use and complement the traditional systems with adapted simple innovations (e.g. PVC pipes for control and management of the water level and ensure drainage) using local workforce rather than building large scale expansive infrastructures;

- Support to access to improved rice seeds; and

- Development of post-harvest technologies.

Income generating activities will also be promoted as part of component 2, including vegetable gardening, solar-based salt production, oyster production and sustainable fishing. This will provide alternative livelihoods to communities and will complement rice incomes generated reducing their economic vulnerability.

Under the third component, the project will build national GIS and georeferenced database capacities to set-up optimal conditions for replicating the restoration work in other parts of the coastal area and elsewhere in the country. National ecological monitoring capacities will also be strengthened to properly monitor and measure mangrove restoration results achieved through the second component. The project will also provide support for international fundraising to scale up restoration initiatives in the country and implement the mangrove restoration strategy developed under the first component.

Under the fourth component, the project will develop and implement an efficient monitoring and evaluation framework and knowledge management system, collecting best practices and lessons learnt for in-country dissemination and sharing with the global TRI initiatives and other child projects.

The table below provides an overview of the project’s components, outcomes and outputs. The detailed activities are described thereafter.

Table 6: Overview of project’s components, outcomes and outputs

| Project: Protection and Restoration of Mangroves and productive Landscape to strengthen food security and mitigate climate change |  |  |
| --- | --- | --- |
| Project objective: Support the restoration and rehabilitation of degraded mangroves ecosystems functionality and services for enhanced food security and climate change mitigation |  |  |
| Component | Outcomes | Outputs |
| Component 1: Policy Identification and Development | Outcome 1.1: The three targeted mangrove ecosystems benefit from a restoration strategy | Output 1.1.1: Mangrove restoration opportunities identified in the three intervention regions |
|  |  | Output 1.1.2: An improved strategic and regulatory framework for mangrove restoration |
| Component 2: Implementation of restoration programs and complementary initiatives | Outcome 2.1: Traditional knowledge and local natural resources management systems are recognized and used for the restoration of mangrove and the rehabilitation of rice fields | Output 2.1.1: 1500 ha of mangroves restored, rehabilitated or replanted in the three principal agro-climatic-soil zones of the country (North, Centre and South) |
|  |  | Output 2.1.2: 1200 ha of mangrove or lowland rice fields rehabilitated in the three principal agro-climatic-soil zones of the country (North, Centre and South) |
|  |  | Output 2.1.3: Adapted rice post-harvest technologies identified with local communities and developed |
|  |  | Output 2.1.4: Mangrove restoration and rice-fields rehabilitation protocols developed and disseminated based on traditional knowledge and exploratory National Restoration Opportunities Assessment results |
|  | Outcome 2.2: Local communities’ livelihood resources are sustainably improved | Output 2.2.1: Sustainable livelihood activities (vegetable production, solar evaporation salt production, oyster harvesting and cultivation, sustainable fishing) promoted in all sites of intervention |
| Component 3: Institutions, Finance and Scaling up | Outcome 3.1: Bissau Guinean institutional and coordination capacities are strengthened in order to scale-up and finance restoration | Output 3.1.1: Technical skills and required equipment available in national institutions (IBAP, GPC, DGA and DGFF) for the development of geo-referenced databases and the production of land use and participative management maps |
|  |  | Output 3.1.2: Strengthened national institutions’ capacities to access international funding for mangrove restoration |
| Component 4: Knowledge, Partnership and Monitoring and Evaluation | Outcome 4.1: The project is implemented according to results-based management principles, lessons learned are disseminated within TRI and applied to future operations | Output 4.1.1: Monitoring and evaluation system implemented and providing systematic information on project progress towards expected outcomes and outputs |
|  |  | Output 4.1.2: Project’s good practices and lessons learnt documented and widely shared |
|  |  | Output 4.1.3: Facilitated south-south knowledge exchanges |

Component 1: Identification and development of policies in favour of restoration

Outcome 1.1: The three targeted mangrove ecosystems benefit from a restoration strategy

Output 1.1.1: Mangrove restoration opportunities identified in the three intervention regions

- Activity 1.1.1.1: Training of involved partners in participatory territorial diagnosis methodology based on participatory mapping (using Kite Aerial Photography (KAP) and/or drones). During Project Year 1 (PY 1), relevant partners will receive a practical training on techniques and approaches related to participatory territorial diagnosis. Experts with relevant experience in participatory mapping and territorial diagnosis will organize and facilitate the training. This training of at least 10 days (including theoretical and “in the field” sessions) will be conducted in one of the three project intervention regions.

- Activity 1.1.1.2: Application of ROAM (Restoration Opportunities Assessment Methodology) in the three intervention zones once both GIS trainings (component 3) and the participative territorial diagnosis (component 2) have been conducted. This is a national and sub-national assessment exercise to provide accurate information for forest restoration which will allow the government to pledge to Bonn challenge. The ROAM assessment is planned to start in late PY1 early PY2 as it will be based on the results of the participative territorial diagnosis previously conducted in the project sites. The ROAM will expand the results of the diagnosis to the districts of intervention, and to the regions if possible, in order to feed into the elaboration process of the restoration strategy. The Restoration Opportunities Assessment Methodology (ROAM), produced by IUCN and the World Resources Institute (WRI), provides a flexible and affordable framework for countries to rapidly identify and analyse areas that are primed for forest landscape restoration (FLR) and to identify specific priority areas at a national or sub-national level. The ROAM application will deliver for the three intervention areas the following six products: a) a shortlist of the most relevant and feasible restoration intervention types across the assessment area; b) identified priority areas for restoration; c) quantified costs and benefits of each intervention type; d) estimated values of additional carbon sequestered by these intervention types; e) a diagnostic of the presence of key success factors and identification of strategies to address major policy, legal and institutional bottlenecks; and f) an analysis of the finance and resourcing options for restoration in the assessment area. Simultaneously to the ROAM application, executives from DGE and IBAP will be trained in the methodology, and provided with the necessary equipment, which will contribute to building their capacity to implement the national mangrove restoration strategy later on.

- Activity 1.1.1.3: Production and dissemination of maps of mangrove restoration opportunities for each restoration option. This activity planned in late PY2 – early PY3 will be building on the ROAM results and will be used to show the different restoration opportunities according to the type of natural habitat or the type of intervention selected. These maps will be used in various planned workshops to sensitise decision makers, national and international stakeholders and local communities.

Output 1.1.2: An improved strategic and regulatory framework for mangrove restoration

- Activity 1.1.2.1: Economic assessment of mangrove ecosystem services contributing to measure mangrove contribution to national economy. Two senior technical staff from DGE will conduct an in-depth study on the economic valuation of mangrove ecosystems goods and services. This study will take place for 30 days in the field. It will focus on the project intervention areas, and will be followed by another 10 days of work in Bissau to analyze the results, write a report, prepare and lead a national workshop. This activity will be executed in PY 1, informing and building awareness of decision-makers regarding the importance of mangrove restoration and sustainable management. Preliminary studies on ecosystem services assessment for the Cacheu River are available but there is a need to collect and assess more quantitative data and to expand the analysis to the two other regions allowing for comparison.

- Activity 1.1.2.2: Development of a mangrove restoration strategy based on the restoration opportunities identified and the strengthened knowledge on mangrove ecosystems and their services. This activity will build on the results and products from the ROAM assessments and the ecosystem services assessment. It will be executed in PY 3. The elaboration of the mangrove restoration strategy will require a large participation of all concerned stakeholders from public institutions, civil society and coastal communities. The strategy will include a specific budget and action plan. In close collaboration with the TRI global child project on Global Learning, Finance, and Partnerships, and in parallel of the elaboration of the mangrove restoration strategy, the project will support efforts to move towards a Bonn Challenge pledge through awareness-raising activities.

- Activity 1.1.2.3: Implementation of an Environmental Education program. Throughout the project duration, local schools will benefit from environmental education training, awareness-raising and information activities, distribution of educational materials about the importance of mangroves, ecosystem services and local climate change mitigation and adaptation strategies, etc. Teachers and their pupils will be a key means of mobilizing communities during the mangrove reforestation days (which will need to be organized during either holidays or weekends so as to avoid negative influence on school program and activities). Key activities implemented by the project will include cinema-debate sessions, exchange visits between schools from different regions involved in the project, training of trainers and coaching of teachers on how to develop environmental education activities in their school programs. Lessons learned from implementing environmental education program will be captured and communicated to national, regional and international stakeholders on how to prepare future generation to landscape restoration in general and to the protection and restoration of the mangrove ecosystems.

- Activity 1.1.2.4: Identification and support with small grants local/national restoration champions. From PY 2 to PY 5, small grants will be distributed to local and national mangrove and rice-field restoration initiatives with a view to encourage the emergence of restoration champions at local and national levels and scale-up restoration activities at a broader scale. These small grants are meant to support and expand individual and/or communities initiatives on the protection and restoration of mangrove ecosystems and the best practices of rice production. The supported initiatives will serve as field schools for communities or individual willing to engage in the protection and restoration of mangrove ecosystems.

- Activity 1.1.2.5: Support to the Mangrove Law finalisation and approval process, promoting mangrove ecosystems improved management and restoration. A draft Mangrove Law was developed in 2014 under the supervision of the Ministry of Environment. As this legal text has not yet been approved, stakeholders concerned about mangrove conservation consider that a wider consultation and a general improvement of the draft legal text is needed. Legal technical assistance will be required to make sure that mangrove sustainable management and restoration are effectively included in the draft law. This technical assistance will consist in synthesizing and disseminating information related to mangrove ecosystem functioning, evolution, economic evaluation of the goods and services provided, and the modelling of the impacts of climate change. An ad hoc committee will also be created - bringing together environmentalists, economists, agronomists, foresters and communities in association with lawyers - to analyse the draft law and propose a new formulation incorporating the new information provided. Support will be provided for the drafting process of the law to be presented to the Government and the National Assembly, as well as for disseminating and raising awareness on the law at the decentralized level. This activity will be executed during PY 2 and 3.

Component 2: Implementation of restoration programs and complementary initiatives

Outcome 2.1: Traditional knowledge and local natural resources management systems are recognized and used for the restoration of mangrove and the rehabilitation of rice fields

Output 2.1.1: 1500 ha of mangroves restored, rehabilitated or replanted in the three principal agro-climatic-soil zones of the country (North, Centre and South)

- Activity 2.1.1.1: Development of participatory territorial diagnosis using participatory mapping with local communities at each targeted village. During PY 1 and as a first operational step, a socio-economic baseline assessment and a participatory territorial diagnosis will be conducted at each targeted village, allowing local communities to reflect on the issues of land use planning in their own village and landscape. It will be based on participatory mapping (using KAP and/or drones), and closely associating local communities (with strong representation of women community members) and local authorities in the identification of specific areas within the village landscape with potentialities for mangrove restoration and specific areas with potentialities for rice fields rehabilitation. The participatory diagnosis will focus as a first step on mangroves and rice fields. As a second step, it will be expanded to take into account the whole territory of targeted villages, which will provide useful information for the identification of IGA needs and opportunities – giving a special attention to women- in project sites (Output 2.2.1)

- Activity 2.1.1.2: Implementation of social intermediation and dialogue to confirm the selection of areas for mangrove restoration and regeneration. By early PY 2 and based on the results of the participatory territorial diagnosis, the project will specifically identify with the communities in each village the areas where mangrove will be restored. Sites for mangrove restoration will be located in the intertidal zone to ensure proper development of mangroves. As part of this social dialogue, the project will support internal community consultations and negotiations on compensation modalities. Indeed, natural regeneration of mangroves will be promoted in abandoned rice fields, breaking the ring-dike to allow seawater flow again. Conversion of abandoned rice fields into mangroves is likely to be detrimental to certain families or some lineages traditionally owning these lands. During the preliminary community consultations conducted as part of the PPG process, communities confirmed that local conflict resolution mechanisms already exist and that some compensation solutions for the loss of rice fields by some community members can be found at the level of elders and concerned land owner lineage councils. Communities are aware that, in most cases, the entire village rice field is under threat of flooding by sea level rise if no concrete action is taken. People therefore consider they have no other option to adapt to sea level rise and are willing to participate in restoration activities. This could for instance be by moving back the ring-dikes, allowing natural regeneration of mangroves along the dike, and contributing to protect the dike and the rice field, but resulting in the loss of some cultivated land. A small portion of land dedicated to rice cultivation to ensure better protection is perceived positively by the population and a better option than the loss of the entire rice field. Before supporting restoration work, the project will make sure that all lineages and families affected by the loss of some cultivated land will be adequately compensated. According to local and traditional land management systems, and in order to reach sustainable and locally accepted solutions, agreements on compensation for potential cultivated land loss will be managed by the elders’ council and the traditional land owners at the local-village level through making other land available. The project will not get directly involved in the decision making, but will offer communities institutional and decision-making support. The project will ensure that the decision-making process is adequate and reflects voluntary and informed consensus and that measures are put in place to mitigate impacts on vulnerable groups within the community. Families and lineages directly affected by land loss may benefit in priority from IGA implemented by the project although these activities will target all community members and not only the ones affected by land loss. The local and traditional authorities will have to give their consent for the selection of mangrove areas for restoration and regeneration. The communities will choose in which format they would like to materialize their consent for it to be easily accessible and understandable by all community members. Such agreement with the populations will have to be obtained by the project before any restoration intervention is carried out on the ground.

- Activity 2.1.1.3: Development of simplified land management plans for each village, defining the specific mangrove restoration strategies (natural regeneration and / or reforestation of Rhizophora and / or Avicennia) as well as restoration action plans (opening and / or moving back of dikes) to be implemented as agreed during the community consultation process. Each local mangrove restoration action plan will be technically validated by national experts and specialists from relevant institutions such as DGFF, GPC, IBAP, DGE, DGA and DGDD. This activity is planned for mid PY2.

- Activity 2.1.1.4: Implementation of restoration works in rice fields identified as abandoned, or in rice fields that local communities decide to abandon, in order to facilitate the natural regeneration of mangroves (opening of rice field belt dikes for example). From PY 2 to 5 and once local restoration action plans will be validated, the project will provide technical support and will promote natural regeneration when possible by facilitating the seawater flow and thus the dispersion of mangrove seeds present in the vicinity. In abandoned rice-field, this can be performed by breaking some portions of the ring-dike allowing seawater flow again in the field.

- Activity 2.1.1.5: Replanting mangroves (Rhizhophora and Avicennia) in the identified areas. From PY 2 to 5, once local restoration action plans will be validated, the project will provide technical support and will work in close collaboration with local communities to organize mangrove replanting activities in the selected sites. This replantation work will be done according to the work force availability and to the annual calendar for the agricultural work of each community member categories (men, women, youth). The implementation of this activity will require the following steps:

  - Studies on mangrove specific composition and distribution: An important step will be to study the composition and specific distribution of mangrove habitats in the vicinity of the mangrove sites to be restored, valuing the empirical and precise knowledge of local communities. The majority of mangroves in intervention sites are dominated by Rhizophora spp (direct river border) and Avicennia (more upstream areas). Once these studies will be completed, the project and the communities will be able to select which species are preferred for replanting activities. Rhizophora reforestation is the easiest to carry out since seedlings can easily be collected from nearby mangroves and planted directly in areas to be reforested (ideally during the rainy season in August and September to ensure a successful recovery).

  - Establishment of Avicennia nurseries: Avicennia reforestation will require the establishment and management of nurseries which will be under responsibility of either groups of women involved in vegetable gardening, schools, groups of children involved in environmental education actions or Protected areas staff based in each of the three regions (Cacheu NP, Cufada NP and Cantanhez NP). Once the Avicennia seedlings will have reached some months (between 15 and 20 cm high) transplantation will be possible in the identified sites for mangrove restoration. According to available information, there are no records yet of Avicennia nurseries and transplantation in Guinea Bissau. The establishment of Avicennia nurseries will require training and adapting mangrove nurseries techniques commonly used elsewhere in the world (Africa, South America and Asia). Only muddy soil, which is clayey, should be used for preparing the nursery bags. The soft clayey mud available in the mud flats during low tide should be collected. Any debris or hard material should be removed before filling the bags with mud. Space plants at 1.5-2 meter distances and plant in plots of 100 to 1,000 square meters with gaps of 10-20 meters between plots (average densities can reach 3000 Avicennia plants per hectare). Gaps will be filled up later by natural growth of mangroves.

  - Organization of mangrove replanting campaigns: Mangrove reforestation campaigns will have to be organized during the rainy season to ensure a good survival rate of seedlings. Special attention will be required to identify the best periods of the year to organize replanting campaigns taking into account the school calendar but also the agricultural work calendar of both men and women. These reforestation campaigns will be integrated into environmental education programs that will be organized with local schools. The women's groups in charge of managing the Avicennia nurseries will also be involved in these reforestation actions. All community members will be empowered to collect and transport Rhizophora seedlings. Reforestation activities will be carried out under the technical supervision of national specialists and experts from relevant reference institutions such as DGFF, GPC and IBAP. In order to ensure a relatively natural development of the restored mangrove habitat, in-line mangrove plantations should be avoided, level lines should be taken into account and followed, and mangrove specific assemblages observable in the vicinity should be reproduced.

  - Monitoring of restored mangrove areas: Schools involved in reforestation activities will be involved in regular restored mangrove growth monitoring. National specialists and experts from relevant reference institutions such as DGFF, GPC and IBAP will carry out ad hoc monitoring missions in order to assess the mangrove growth and rate of survival, with particular reference to the height, density and specific diversity of mangrove. Annual monitoring by aerial photography (KAP or drone) or satellite imagery (in particular in connection with the MESA project "Monitoring for Environment and Security in Africa") will be carried out in order to estimate restored mangrove areas and thus be able to monitor progress towards achieving project objectives. In addition, ecological monitoring of the restored areas will be carried out by national experts from DGFF, IBAP and GPC. To ensure that they have sufficient capacities to do so, the project will send one technician from each of these three institutions in a specialized European institute to receive a few weeks training in the monitoring of forest and landscape restoration (including mangrove ecosystems). Upon their return, the technicians will monitor and evaluate biodiversity conservation impacts of mangrove restoration work, including for example herbaceous halophyte vegetation, crustaceans and birds. Simple indicators for monitoring impacts to biodiversity will be developed and reported at least once a year during ecological monitoring missions to restored sites.

- Activity 2.1.1.6: Promotion of fuel-efficient improved cooking stoves and sustainable charcoal production systems. Throughout the project duration, the project will promote and incentivize the dissemination of improved fuel-efficient cooking stoves and also MATI improved charcoal production techniques. The improved cooking stoves – fuel efficient stoves made out of ceramic and aluminium, widely used on the African continent and easily produced locally - will be adapted to local households’ habits that generally use the traditional three stones cooking place (that is not fuel-efficient) and should therefore be mobile so that people can cook in different places according to their preference and necessities. Promotion of improved wood fuel-efficient systems will be facilitated through awareness campaigns, training and distribution of small innovative equipment. In each intervention site (Cacheu, Quinara and Tombali regions), local community members with minimal skill in handcraft work will be selected and trained to be able to build locally improved fuel-efficient cooking stoves. In a first phase, raw material will be provided by the project to help the cooking stoves’ local producers to start their production and selling activity. Some cooking stoves will be distributed for free to schools’ kitchens and health centres’ kitchens so as to ensure promotion of innovation. In parallel, awareness and information campaigns will allow local communities to experiment the improved cooking stoves. Communities will be informed on where they can buy and at what price.

- Activity 2.1.1.7: Support to village committees in charge of local mangrove and forest management. Existing and traditional local landscape and natural resources management structures will first be identified and will then receive supports from the project through organization of training on community-based sustainable management of natural resources principles and techniques. Exchange visits will also be organized between project targeted villages to facilitate experience sharing, building awareness of participants and strengthening their management systems. This activity will be carried out from PY 3 to 5, once some restoration works have started.

Output 2.1.2: 1200 ha of mangrove or lowland rice fields rehabilitated in the three principal agro-climatic-soil zones of the country (North, Centre and South)

- Activity 2.1.2.1: Review of previous studies on mangrove soils. This study will be conducted in PY1 and will consist in reviewing and summarizing previous studies on soils degradation and rehabilitation in Guinea Bissau. The review will compile all relevant recommendations and lessons learned in order to inform the rehabilitation work to be performed by the project.

- Activity 2.1.2.2: Development of rice fields’ participatory diagnosis, identification of intervention measures and development of local rice fields’ rehabilitation plans. During PY 1 and along the participatory territorial diagnosis conducted under activity 2.1.1.2, the project will assess the specific situation of each rice field in order to confirm main problems and to identify priority interventions, according to the results of the review of previous soils studies. The NGO Univers-sel which is currently implementing the Deduram project and has conducted several mangrove rice field and water management diagnosis will be associated to this activity. Additional soil analysis could be conducted if deemed necessary depending on knowledge available for each targeted rice field. Several intervention measures can be realized according to local problems and rehabilitation priorities:

- strengthening or moving back of ring-dikes,

- rice field water management improvement by installing drainage pipes in the primary dike,

- rice plots’ water management improvement by installing drainage pipes in secondary dikes,

- drainage systems improvement within the rice field by enlarging drainage canals,

- sedimentation control in the rice field upper parts caused by rainfall erosion intensified by the degradation of vegetation cover upstream.

Based on selected options, local rehabilitation action plans for each rice field will be developed, specifying the main encountered issues and challenges, and detailing the proposed interventions. Before starting work on the ground, all rice field rehabilitation action plans will be validated by the competent and specialized authorities in the field such as the DGA and DGEDR.

- Activity 2.1.2.3: Technical support to rehabilitate rice fields according to identified intervention measures. From PY 2 to 5, once local rehabilitation action plans are validated, the project will provide technical support to local populations to implement intervention measures under the supervision of specialists from the DGA and DGEDR. Depending on the type of work to be carried out, the project will provide support such as:

- Food for working days of groups of workers so as to facilitate their mobilization (groups of at least 30 young people) able to: consolidate or build primary dikes, dig drainage canals, dig dams and upstream erosion management systems. According to available information, a 30-worker team is able to build about 60m of primary dyke in a day. This construction rate is an average calculated according to consultations conducted during the PPG with local stakeholders in the three project intervention zones. The one specific to the local context will vary depending on many factors such as height and width of the dyke, type of substrate, access limitation, existence or not of mangrove vegetation, existence of limiting factors such as steam currents, limitation of work due to tide rhythms, experience of the workers team, size of the workers team;

  - Small equipment to facilitate earth digging and transport (hand tools, wheelbarrows, buckets, etc.);

  - Pipes to improve water management for ring-dikes (30-40 cm width, 6m length, valve system);

  - Pipes to improve water management in plots for secondary dikes (110mm width, 1m - 1.5m length, with an elbow to facilitate accurate management of water levels in cultivated plots). The project could also support soil levelling to ensure effective water level management so as to improve rice production and reduce conflicts between producers.

- Activity 2.1.2.4: Improvement of access to adapted rice seeds. During PY 2 and 3, the project will work with INPA to ensure that farmers have access to seeds adapted to their needs. A study of varieties currently cultivated will be carried out in order to make an inventory of all the traditional varieties still available locally and also to check if certain introduced hybrid varieties have now degenerated. At each intervention site, the project will strengthen the local seed multipliers' networks to ensure that quality seeds are made available to all rice farmers. This activity will be carried out in direct collaboration with PADES project.

- Activity 2.1.2.5: Supporting and strengthening rice field management committees. Throughout rice field rehabilitation activities, the project will seek to strengthen and/or revitalize existing rice field management committees, encouraging them to solve any potential conflicts linked to water level management in the rice field, to create early warning systems to prevent disease and pest damage, to define intervention calendars, and to set up an infrastructure maintenance fund to ensure the sustainability of rehabilitation measures. Rice fields management plans will also be developed together with the committees. Rice field management committees will also be encouraged to regularly monitor all infrastructures and especially the most vulnerable rice field areas to quickly react in the event of dikes’ breakage in particular. This activity will be carried out during all the project duration.

- Activity 2.1.2.6: Promotion of human-hippopotamus and human-cattle conflict resolution linked to rice field damages. When required, the project will support the adoption of simple solar power electric fences to protect rice fields from hippopotamus and cattle damages. The project will value already existing positive experience in this field in Orango NP and Cacheu NP and will provide support for experience exchange, training, equipment and technical follow up of solar fence protected rice field.

Output 2.1.3: Post-harvest technologies and value chains of lowland rice, identified and developed with participation of experts and local farming communities

- Activity 2.1.3.1: Improvement of rice threshing and husking capacities. During PY 2 and 3, the project will support the organization of women's groups to manage rice threshing and husking machines. Women are mainly responsible for rice threshing and husking. They are willing to adopt technical innovations so as to improve their working conditions but also to reduce post-harvest losses. The project will therefore support women's groups in the intervention sites by providing appropriate equipment (threshing and / or husking machines), providing management training, ensuring that spare parts are available in local shops, training itinerary mechanics and providing technical follow-up to the processing equipment management. According to local context and communities’ expectations, the project could experiment the use of mobile threshing machines that could be used directly in rice field after the harvest contributing to reduce post-harvest loss before transport to the villages granaries.

- Activity 2.1.3.2: Improvement of rice storage conditions. Local communities face huge rice post-harvest losses during storage phase in family granaries. An assessment of the strengths and weaknesses of each rice storage system will be carried out with the aim of initiating action-research processes with local farmers aiming to improve rice storage conditions, in particular by seeking to improve humidity management, ventilation and pest prevention. Model granaries will be built with interested farmers for technical improvements promotion and dissemination. The project will also organize training on optimal storage conditions and post-harvest losses’ reduction strategies. This activity will be carried out during PY 2, 3 and 4.

Output 2.1.4: Mangrove restoration and rice-fields rehabilitation protocols developed and disseminated based on traditional knowledge and exploratory National Restoration Opportunities Assessment results

- Activity 2.1.4.1: Compilation study on best restoration and rehabilitation technical itineraries according to agro-ecological zones. During PY 3 and 4, lessons learnt from restoration and rehabilitation actions in the field will be used to standardize the approach, methods and strategies that are adapted for each edaphic and climatic zone of the project. This standardization will result in the elaboration of technical reference guide to facilitate future replication and scaling up of the restoration actions.

- Activity 2.1.4.2: Publication and dissemination of technical itineraries. The technical itineraries produced will then be published and widely disseminated. The publication will be of easy-access with as much illustration as possible so that it could be used as awareness and training materials for local communities in other villages of Guinea Bissau. This activity will be carried out during PY 5.

Outcome 2.2: Local communities’ livelihood resources are sustainably improved

Output 2.2.1: Sustainable livelihood activities (vegetable production, solar evaporation salt production, oyster harvesting and cultivation, sustainable fishing) promoted in all sites of intervention

The following four Income-Generating Activities (IGA) have been identified during the PPG field missions and local communities’ consultations. IGA were identified based on local population’s interests and expectations, local economic challenges and opportunities, local comparative advantages, and gender considerations. All four IGA have already been promoted with success in similar socio-cultural contexts in Guinea Bissau and experience exchange could be useful to facilitate innovation and share lessons learnt. The details and specificities of each of the 4 proposed IGA will be further defined to account for sustainability based on social, economic and environmental criteria and confirmed with local communities during the project diagnosis phase in PY 1 (Activity 2.1.1.1).

- Activity 2.2.1.1: Development of sustainable vegetable gardening in the project intervention villages where technically feasible. This activity is practiced mainly by women and is an important source of income for households. Women's groups are usually set up to facilitate pooling of production means such as access to water for irrigation and garden fences. Vegetable productions are relatively diversified, including tomatoes, onions, cabbage, eggplants, etc. Harvests are marketed locally and provide alternative sources of incomes during the dry season. Groups of women involved in market gardening face difficulties as water points often dry out at the end of the dry season. The project will support women’s groups involved in vegetable gardening by improving their access to water, providing small equipment (watering cans, buckets, shovels, rakes, hoes, etc.), providing garden fencing, facilitating access to seeds, organizing training sessions on sustainable gardening practices and also providing technical follow-up and support for the activity. This activity will be carried out from PY 2 to the end of the project.

- Activity 2.2.1.2: Promotion of solar salt production techniques and support to the salt production value chain. Salt production is an activity practiced mainly by women. The most commonly used technique is to collect and process salty soils near the mangrove areas. Salty soils are mixed with water and then filtered; the brine obtained is boiled until crystals of salt are formed. This traditional method of salt production requires large quantities of fuel wood (often from mangroves) and produces harmful smokes for women working in harsh and hazardous conditions. For several years, salt production through brine solar evaporation innovation was adopted by several groups of women in some parts of Guinea Bissau, using plastic covers to facilitate brine solar evaporation. This is a sustainable practice of salt production and the project will support women who are already active in traditional salt production to adopt this solar technology, leading to increasing salt production, consuming less mangrove wood, and providing better work conditions. The project will also encourage women involved in salt production to gather in cooperatives in order to improve the marketing and increase their incomes by selling their production in salt deficient regions in the east of the country. It will provide equipment, production and marketing training, support to salt marketing cooperative creation and management, and follow-up technical support to production sites. Women will contribute by collecting all necessary raw material and by preparing the salt production site. Exchanges of experience with groups of women who have already adopted solar technology will be organized. This activity will be carried out from PY 2 to the end of the project.

- Activity 2.2.1.3: Promotion of oyster-farming techniques. The collection of wild oysters is an activity practiced mainly by women and an important source of income for households. The oysters collected are marketed fresh or dried. In the Cacheu region, women have seen some depletion of the oyster resource, which forces them to travel further distances to collect oysters. In order to develop this activity, the project will support sustainable oyster farming practices through providing equipment for the collection and drying of oysters but also to promote oyster-farming techniques based on the collection of oyster larvae on strings of suspended empty shells. The development of oyster-farming sites in the vicinity of the villages could enable women to increase their production and therefore their incomes while reducing the difficulty and the working time. Groups of women, principally of the region of Cacheu, will be supported by the project with small material, sustainable oyster farming training and technical follow-up of their activity. This activity will be carried out from PY 2 to the end of the project.

- Activity 2.2.1.4: Support to sustainable fishing. Fishing is an important activity for both food security and income generation. This activity is practiced mainly by men although women also fish but on a smaller scale to catch small fish for self-consumption. In the project intervention sites, fishing is often the second most important economic activity after rice production. The project will support sustainable fishing practices by facilitating access to sustainable fishing equipment in local shops. The fishing equipment to be made available to the communities will comply with the national regulations in force and in particular with the fishing rules recently locally negotiated in Cacheu and Cacine rivers. This activity will be carried out from PY 2 to the end of the project.

Component 3: Institutions, Finance and Scaling up

Outcome: 3.1: Bissau Guinean institutional and coordination capacities are strengthened in order to scale-up and finance restoration

Output 3.1.1: Technical skills and required equipment available in national institutions (IBAP, GPC, DGA and DGFF) for the development of geo-referenced databases and the production of land use and participative management maps.

- Activity 3.1.1.1: Training on geo-referenced database creation and management. In PY 1 and 2, the project will organize trainings for national institutions’ staff in charge of GIS departments within IBAP, GPC, DGA and DGFF. At least two trainings per year will be organized so as to build up local GIS technicians’ capacities and make sure they are able to create and manage geo-referenced database about mangrove and forest restoration programs in Guinea Bissau. One of the practical exercise for this training could be the participation of the trained technicians in the production of maps of mangrove restoration opportunities for each restoration option, to be produced under project activity 1.1.1.3 in PY 3.

- Activity 3.1.1.2: Support to geo-referenced database creation with required ITs equipment provision. Through the training sessions organized in activity 3.1.1.1, involved GIS experts will assess the equipment requirements for each of the four national institutions. Based on this assessment, the project will provide GIS equipment to the four national institutions, within the limits of available resources.

- Activity 3.1.1.3: Training of agents from 5 institutions (IBAP, GPC, DGA, DGDD and DGFF) in restoration actions ecological monitoring. During PY 1 and 2, the project will organize trainings for national technicians in developing and implementing restored mangrove areas ecological monitoring plans (assessment of growth rate, land cover and density of mangrove trees). Ecological monitoring will also include specific biodiversity studies and monitoring of biodiversity indicators linked to mangrove associated fauna and flora (as part of activity 2.1.1.6). Ecological monitoring will also be done through installation of basic weather stations in each of the three intervention sites. Data from these weather stations will be used to interpret and discuss restored ecosystem evolution and will also be shared with the National Meteorology Institute, to improve information on climate change consequences at national level.

Output 3.1.2: Strengthened national institutions’ capacities to access international funding for mangrove restoration

- Activity 3.1.2.1: Organisation of a donors’ visit to project sites to help leverage additional financial support to finance the restoration strategy developed under component 1. During PY 4, the project will share and promote the mangrove restoration strategy with potential financial partners such as key international donors and private sectors companies. Promotion and information supports will be developed that explains clearly the costs and benefits of forest and mangrove restoration as well as the diverse contributions of these ecosystem services to the national economy and climate change adaptation and mitigation (building on the outputs of component 1). After these preliminary contacts, a visit to project sites for potential donors will be organized to show restoration results achieved and to try to secure funds and obtain strong political engagement for replication and scaling up of mangrove and forest restoration.

- Activity 3.1.2.2:	Linkages between restoration champions supported under component 1 and potential investors: The TRI Guinea Bissau project will support the identified restoration champions to help them scale up their business. The support provided will include technical advice to build an enhanced business plan to present to investors, and participation to networking events to present the champions and their projects to potential investors.

- Activity 3.1.2.3:	Facilitation of access to credit / finance instrument for restoration champions / “bankable proposal” workshop: Given that access to finance is an important barrier for restoration and the private sector in Guinea Bissau, the project will seek to build the restoration champions’ capacity to access funding by training them to prepare proposals tailored to private banks requirements.

- Activity 3.1.2.4: Exploration of alternative and sustainable funding mechanisms to scale up restoration in the country (such as the BioGuiné Foundation or Financial Counterparties resulting from industrial fisheries agreements with third countries) for the mobilization of financial resources for the restoration of mangroves. During PY 4 and 5, the project will explore the different alternative and sustainable funding mechanisms to scale up restoration in the country. Concerning the BioGuiné Foundation, the project will advocate its promoters to include restoration actions in the priority of this foundation aiming to secure long-term funding for protected areas management. Concerning Industrial fisheries agreement, the project will advocate the government (Ministry in charge of fisheries) to invest in mangrove restoration actions part of the financial counterparts received from agreements signed with EU, Russia, China and Senegal based on the fundamental contribution of mangrove ecosystem to the marine resources regeneration and productivity. The existing national technical working group on rice and mangrove will be mobilised and strengthened to this end, and ensuring the involvement of the Ministries of Finance, Fisheries, Agriculture and Environment to seek synergies and institutional-financial arrangements. Furthermore, the cross-sector ministries council meetings will be organised to discuss mangrove restoration challenges, roles, strategies and sustainable funding.

- Activity 3.1.2.5: Training of staff from ministries and other institutions on procedures to access international funding for restoration. During PY 3 and 4, trainings of key national experts and institutions’ representatives will be organized on the main procedures to improve access to international funding for restoration such as the Green Climate Fund, the GEF, the Land Degradation Neutrality Fund, etc. Some of these trainings will be organized in direct collaboration with the Global TRI program and its financial unit.

Component 4: Knowledge, Partnership and Monitoring and Evaluation

Outcome 4.1: The project is implemented according to results-based management principles, lessons learned are disseminated within TRI and applied to future operations

Output 4.1.1: Monitoring and evaluation system implemented and providing systematic information on project progress towards expected outcomes and outputs

- Activity 4.1.1.1: Development and implementation of a monitoring and evaluation plan. The project will develop a detailed monitoring and evaluation plan. During PY 1, the project will hire a project technical assistant to advise the Project Coordination Unit (PCU) in the design and establishment of an M&E system to obtain information on progress in meeting targets, evaluating results and facilitating the systematization of experiences. Throughout the duration of the project, monitoring reports will be prepared according to the M&E system.

- Activity 4.1.1.2: Midterm evaluation. During PY 3, an independent mid-term evaluation will be conducted. The technical mid-term evaluation will be important to assess independently the level of achievement of the project goals and also to assess the project management effectiveness. Recommendations to eventually modify and update some of the outputs and activities will also be made if judge relevant and necessary. Throughout the project duration, annual financial audits will be conducted to ensure that resources are appropriately used as planned.

- Activity 4.1.1.3: Final evaluation. During PY 5, an independent final evaluation will be conducted. Lessons learnt and recommendations produced by the final evaluation will be fundamental for future replication and scaling up restoration initiatives.

Output 4.1.2: Project’s good practices and lessons learnt documented and widely shared

- Activity 4.1.2.1: Development of lessons learned document on mangrove ecosystems knowledge and rice-growing techniques promoted within the framework of the project. During PY 5, the project will elaborate a synthesis of all new knowledge acquired about the functioning of mangrove ecosystem and also all good practices and lessons learnt in the domains of mangrove restoration and mangrove and lowland rice field rehabilitation. This synthesis exercise will allow the project to produce an interesting lessons learned document that will be of great importance for promotion of mangrove restoration in Guinea Bissau and other neighbouring countries.

- Activity 4.1.2.2: Production and dissemination of a film presenting the main results of the project. Throughout the project duration, a community-based TV broadcasting journalist team will follow the key field activities implementation such as participatory territorial diagnosis, consultation and negotiation of the restoration options, restoration measures implementation, support to alternative livelihoods, environmental education and ecological monitoring of restored habitats. It will important to make sure that images are collected along all key activities so that the project will have diverse and relevant video supports for film edition. During PY 5, a 26 minutes duration documentary film will then be produced and widely presented locally, nationally and internationally to promote the approach and lessons learnt during the project implementation.

Output 4.1.3: Facilitated south-south knowledge exchanges

- Activity 4.1.3.1: Participation in Global TRI Yearly events: Project representatives will participate in TRI annual learning and Knowledge Sharing events, Biennial Restoration Finance events, and TRI-sponsored South-South exchanges that address restoration.

## Risk analysis and risk management measures

Project implementation risks can be considered as follows:

- Political instability. One of the main risks is the country is political instability. Over the last decades, Guinea Bissau has been experiencing long-term politico-military disturbances. Despite this constant political and institutional instability, some Bissau-Guinean institutions, such as the IBAP (the executing agency), benefited from strong international community support and developed their activities even during phases of political and military unrest.

- Institutional risks. Deficits in national institutional capacities and of extension services capacities and means are partly compensated by an effective local knowledge on mangrove rice cultivation and by NGOs presence in the field which acquired long term experience in this field. At the institutional level, the inter-sectorial challenges could be mitigated by IUCN legitimacy in Guinea-Bissau, with a membership of about ten institutions and organizations. Guinea Bissau IUCN Program already demonstrated its capacity to support inter-sectorial dynamics and to coordinate multi-stakeholder projects.

- Land access potential conflicts. Potential land conflicts may arise during the conversion of some abandoned rice cultivating areas to mangrove restoration. Local resolution conflicts will be explored together with local communities and elders and local land redistribution agreements will be signed prior to any restoration action. In most of the intervention regions, communities are aware of the high risk of rice field degradation and loss due to sea level rise and erosion. They are willing to discuss and negotiate access to land and redistribution of land to affected households. This is prerequisite to protecting existing rice-fields by allowing mangrove regeneration and protection of ring-dikes.

- Project management risks. Project management risks are constant, particularly in Guinea Bissau. Nevertheless, IBAP already has a proven track record of GEF project management and cooperation with major institutions such as the World Bank. The project management will be located in the IBAP offices, which also host IUCN. This proximity and confidence established should also contribute to reduce project management risks.

- Ecological risks including climate change. Ecological risks, including climate change, are not neglected, although they are considered as fairly low. The restoration and preservation of mangroves will help to limit coastal erosion and to protect agricultural land in general from extreme climatic events. Building and strengthening rice field ring-dikes will contribute to adaptation to sea level rise. These will be traditional dikes and will not require big infrastructure investments. A better understanding of the mangrove adaptation capacities to sea level rise will contribute to better prevent associated effects and to better plan restoration measures.

Table 7: Risk Matrix Table

| Risk Description | Level | Mitigation measure(s) |
| --- | --- | --- |
| Political instability | High | IBAP will be the executive agency of the project. Its institutional and organisational capacities are good and it showed a good resilience during times of political and institutional instability. |
| Institutional risks | Medium | The project will be implemented in close collaboration with a wide range of stakeholders (local communities, public institutions, civil society organizations, etc.), building on experiences, expertise, lessons learnt and best practices from each of them. Capacity building activities will be implemented as part of the different components to strengthen the available expertise and fill-in the identified gap. Furthermore, international technical support will provided through a part-time project technical assistant hired by the project. IUCN already demonstrated strong capacities in coordination of inter-sectorial and multi-partners programs and projects in Guinea Bissau and will ensure good level of communication and collaboration. |
| Land access potential conflicts | High | The project will facilitate and promote community internal consultation and negotiation regarding land-use aspects, using the existing conflict resolution structures and systems (such as the elders and land owners councils), making make sure all lineages and families affected by cultivated land loss will benefit from community compensation. The participatory territorial diagnosis and social dialogue to be conducted during the first year and half of project implementation will help support negotiation processes. Any restoration works will not start until compensation and conflict resolution are internally solved at the villages’ level. |
| Project management risks | Medium | The project will be under the responsibility of IBAP as the executing agency which already has experience in managing GEF and World Bank funded projects. IUCN office being hosted in IBAP premises will contribute to smooth communication and close supervision of effective project management. |

## Consistency with national priorities and plans

The project’s intervention is aligned to the national priorities and plans identified in section 3.1.3 above.

By promoting mangrove restoration and conservation of mangrove ecosystem services, the project will contribute to the development of local communities’ livelihoods through sustainable rice production and alternative income generating activities, while also strengthening their ability to cope with climate change. The project is therefore aligned to the fifth core principle of DENARP II, which promotes a sustainable development, more resilient to climate change. The fourth principle of the strategy - which deals with the consideration of capacity building needs - is also well integrated in this project that aims at strengthening capacities from the local communities to the national institutions.

The project is also well aligned with Guinea Bissau’s NAPA in terms of climate change adaptation, which aims to improve food security while also contributing to reducing pressure on forest and fisheries resources. This GEF project will contribute to reduce pressure on mangrove ecosystem, while also improving food security through sustainable rice production. In addition, the present GEF project is in line with some previous NAPA projects, in particular: (i) the project for the rehabilitation of small mangrove perimeters for rice production, (ii) the project to strengthen rice production resilience to high tides, and (iii) the observatory for mangrove monitoring. It will build on lessons learned and best practices identified during their implementation.

In addition, the project is aligned to several axes of the Guinea Bissau Strategic and Operational Plan for 2015-2020. In particular the project is contributing to the biodiversity and sustainable management of natural capital pillar, which includes amongst others programmes on capacity building in the management of natural capital, knowledge and surveillance of natural resources and preservation of ecosystems. The present project is contributing to these efforts by strengthening knowledge and capacities on mangrove restoration, as well as by implementing restoration measures to critical mangrove ecosystems. The project is also contributing to the Strategic and Operation Plan’s pillar on agriculture as a growth sector, in particular to the rice self-sufficiency plan that aims to achieve self-sufficiency by 2020, as well as to other agricultural sectors (livestock and market gardening to diversify productions). The project is also in line with the National Seed Policy that aims to boost agricultural production and improve food security through the multiplication of improved seeds, including rice seeds, whose multiplication will be supported by the current project.

The project is aligned to the priorities set out for the second phase of the PNIA. For instance, the sub-program on plant production includes a component on rural infrastructures (including improvement of rice production in mangroves and lowlands), and a component on the development of food crop, (including rice seeds production and rice post-harvest equipment), to which the project’s activities will contribute through its second component. The PNIA also includes a sub-program on sustainable management of natural resources, including integrated water management in lowlands, recovery and protection of degraded lands (including wetlands protection and conservation), as well as sustainable forest management (including reforestation and baseline inventory of forest resources), which will be promoted through the present project activities on mangrove restoration.

## Project alignment with IUCN Programme

IUCN’s mission is “to influence, encourage and assist societies throughout the world to conserve the integrity and diversity of nature and to ensure that any use of natural resources is equitable and ecologically sustainable.” In doing so, IUCN envisions “a just world that values and conserves nature”.

The IUCN Programme 2017-2020 has the two following overarching objectives: (i) to mobilize the world community to act collectively and at all levels to prevent the loss and degradation of biodiversity, more specifically by halting the species extinction crisis and by ensuring ecosystem integrity in order to enhance the resilience of healthy natural ecosystems on which all human societies depend to prosper; and (ii) to promote equity and social justice, valuable in their own right, but particularly in the context of conservation work.

To support its mission, the 2017-2020 IUCN program is composed of three Programme Areas:

- Programme Area 1: Valuing and conserving nature;

- Programme Area 2: Promoting and supporting effective and equitable governance of natural resources; and

- Programme Area 3: Deploying nature-based solution to address societal challenges including climate change and food security.

The proposed GEF project is aligned to the IUCN Programme and will contribute in particular to the following sub-results of each of the Programme Area:

- SR 2.2: Governance at national and subnational levels related to nature and natural resources is strengthened through the application of the rights-based approach, and incorporation of good governance principles

- SR 3.3: Intact, modified and degraded landscapes, seascapes and watersheds that deliver direct benefits for society are equitably protected, managed and/or restored.

Table 8: The Nature-Based Solutions Concept

More specifically, one of the core element of alignment between the proposed project and the IUCN programme is the application of nature-based solutions for mangrove restoration. Nature-based solutions are defined by IUCN as “actions to protect, sustainably manage and restore natural or modified ecosystems, which address societal challenges (e.g. climate change, food and water security or natural disasters) effectively and adaptively, while simultaneously providing human well-being and biodiversity benefits”. This is what the proposed project aims to do under its second component by adopting an integrated approach for mangrove restoration and rehabilitation for an improved sustainable management of production landscapes.

IUCN has a Central and West Africa Programme (PACO), which includes a country office in Guinea Bissau. The proposed project offers synergies with at least two of the five PACO thematic programmes, namely forest conservation; and marine and coastal ecosystem.

## Incremental cost reasoning (for GEF projects)

The table below present the baseline scenario and the project incremental reasoning per project component.

Table 9: Project baseline scenario and incremental reasoning

| Business as usual scenario | Alternative scenario with GEF resources |
| --- | --- |
| Component 1: Policy Development and Integration |  |
| Mangrove ecosystems and the services they provide are essential to the livelihoods of local communities in Guinea Bissau. However, the availability of qualitative information is currently insufficient in the country, which doesn’t allow the valuation of mangrove ecosystem services. Nevertheless, such valuation is key to shed light on the benefits that healthy mangrove ecosystems can bring to the country, highlight the importance of their restoration and build awareness and willingness of decision makers to engage in mangrove restoration work. A law on mangrove was drafted in Guinea Bissau to define the modalities for a sustainable management and protection of mangrove ecosystems. However, this draft law is not finalized yet, nor approved, and is therefore not yet implemented. The GCCA project “Protected Area and Climate Change resilience” aims to strengthen national capacities to support a climate change resilient development, and to reduce deforestation in protected areas and their surroundings. To achieve its objectives, the second component of the project focuses on climate change mitigation and aims to create a database for the PNTC, PNC and PNLC through forest inventories and mapping; test and implementing the carbon storage measurement process; and promoting REDD+ and establish an MRV system for the NSPA. However, while this project contributes to a better understanding of mangrove ecosystem services in the three protected areas - especially in terms of carbon sequestration - it does not specifically focus on other types of ecosystem services from which local population can benefit, it doesn’t identify potential restoration zones, and it doesn’t aim to produce an informed strategy for better land use and mangrove management and restoration. | The first component of the GEF project will aim to create the enabling in-country conditions for successful implementation of mangrove restoration. To do so the GEF project will fill the knowledge gap regarding mangrove ecosystem services and restoration opportunities by applying the ROAM methodology in the three project sites and conduct a specific mangrove ecosystem services assessment. The project will build upon the knowledge base generated by the GCCA project in protected areas, and will expand it to identify potential areas for natural restoration, and potential types of restorations measures. This additional key information will be compiled and disseminated in a map format for the three regions. The project will also fill the knowledge gap in terms of valuation of mangrove ecosystem services, by conducting a specific study, which will contribute to better understand the contribution of mangrove services to the national economy and build awareness and willingness of national decision makers to engage in restoration. The GEF project will also aim to identify and develop policy solutions for the successful implementation of mangrove restoration. The GEF contribution will support the development of a specific mangrove restoration strategy, based on existing information through the GCCA project, as well as on knowledge newly generated by the project (ROAM, mangrove restoration opportunity maps, valuation of ecosystem services study and concrete restoration activities implemented as part of component 2). This restoration strategy will build upon knowledge generated through several initiatives. Once developed, funding will be leveraged through component 3 to support its implementation and scale-up restoration activities elsewhere in Guinea-Bissau coastal area. In addition, the GEF project will build upon the existing political framework by supporting the finalization and approbation process of the draft law on mangroves to facilitate the rapid implementation of this law. In parallel, the TRI child project will lobby, in close collaboration with the TRI global child project on Global Learning, Finance, and Partnerships, to the Government in making a national restoration pledge to the Bonn Challenge. |
| Co-financing: - IBAP GCCA project: USD 1,342,220 | GEF Funds: USD 264,331 |
| Component 2: Implementation of Restoration Programs and Complementary Initiatives |  |
| In the three project’s intervention regions (Cacheu, Quinara, et Tombali), the local populations are highly dependent on mangrove ecosystems, and many communities have developed rice production in mangrove areas. However, in the three regions, local communities are confronted with environmental difficulties – such as sedimentation and salinization – combined with socio-economic challenges such as urban migration and a lack of local work force. These difficulties and challenges hinder their ability to sustainably manage and maintain rice field in mangroves and lowlands, which causes food security issues. As described in the baseline in section 3.5 above, several initiatives are currently being implemented in order to cope with these challenges. These initiatives – such as the PADES, the PPRFJ, and the Deduram projects – aim above all at rehabilitating rice fields to improve rice production. The measures promoted by these projects include for instance the development of hydro-agricultural infrastructures, water management measures or the provision of rice seeds through INPA. However, these initiatives do not address the current need for the natural restoration of mangroves in order to ensure the long-term provision the services provided by these ecosystems to the local population and sustainably protecting the rice production systems. Other initiatives have been implemented by NGOs, IBAP, or GPC in Guinea Bissau for the restoration of mangrove ecosystems through reforestation activities. However, these activities have mostly taken place in the Cacheu region, in a rather occasional manner, and do not cover the three regions of intervention of the project. In the regions of intervention of the project, no territorial diagnosis have been conducted in collaboration with local communities to define potential zones for mangrove restoration and other potential zones for rice production. Specific areas for restoration in the targeted villages are still not well known. To ensure the sustainable development of the regions of intervention and ensure long-term livelihoods for local populations, a balance must be struck between rice production and mangrove restoration through concertation mechanisms with local communities. With regards to land use mapping, it can be noted that IBAP used in the past innovative techniques to take aerial pictures of protected areas with kites (KAP – Kite Aerial Photography). This successful experience can be replicated. To contribute to food security and diversify incomes of local communities, the PADES and PPRFJ also support rice post-harvest handling, as well as the development of additional activities such as small livestock raising, market gardening, or the transformation of agricultural products. Lessons learned from these activities will feed into the TRI project. | The second component of the GEF project will support the implementation of restoration activities in priority mangrove areas and will support the development of complementary sustainable IGA through participatory and integrated processes and approaches. GEF’s contribution will aim to bridge the existing gap between ecosystem restoration and rice production needs in fragile mangrove areas. To do so, the project will adopt a participatory approach and will establish participatory and concertation mechanisms with local populations to identify potential zones for restoration and potential production areas to be rehabilitated for rice production. The project will take stock of IBAP’s KAP technique to map out protected areas and will apply the technology on project sites to conduct participatory mapping and define with local communities which zones would be more prone for restoration and which zones should be rehabilitated for rice production. This concertation and diagnosis phase will ensure that local communities are sufficiently aware of the issues to make an informed choice. The different restoration and rehabilitation options, as well as potential IGAs, will also be identified and specified during this participatory diagnosis phase, and will be clearly mentioned in simplified land use plans. The GEF contribution will therefore enable a close involvement of the local population in the landscape restoration and rehabilitation activities to be undertaken. The main additionality of the GEF project will consist in mangrove restoration activities in the areas pre-identified in concertation with the local communities. For instance, the project will promote the natural regeneration of mangrove ecosystems by opening the ring-dikes of abandoned rice fields, and will reforest with Rhizhophora at Avicennia species. In terms of mangrove rehabilitation for rice production, the GEF project will have a geographic complementarity to the PADES, PPRFJ, and the Deduram projects. For the project villages where both the PADES and the current project will be implemented, the GEF project will focus on mangrove restoration activities while the PADES will take care of the rehabilitation of rice fields. In terms of access to rice seeds, both the PPRFJ and the PADES are providing support to INPA. The GEF project will ensure the project’s supply in improved rice seeds by buying seeds from a network of seed multipliers working with INPA. This will be complementary to the PADES and PPRFJ work with INPA as it will contribute to create opportunities and strengthen the rice seeds multiplication system managed by INPA, therefore increasing improve seeds availability in the long term. The GEF project will also contribute to information sharing between these different initiatives on rice field rehabilitation in mangrove areas - in particular on the importance of mangrove ecosystems for rice fields’ sustainability, and on the participatory territorial diagnosis process and results. In addition, the GEF project will also take stock of the PADES intervention in post-harvest rice handling to expand it to additional sites outside the PADES intervention area. In addition, the GEF contribution will support additional sustainable IGA that are not promoted by baseline projects in the project sites such as for instance solar salt production, oyster farming, and fishing. |
| Co-financing: PADES: USD 17,800,000 PPRFJ: USD 15,004,000 | GEF Funds: USD 2,292,050 |
| Component 3: Institutions, Finance, and Upscaling |  |
| In terms of institutional capacities, as mentioned in the stakeholder analysis above, Guinea Bissau institutions have some experiences with mangrove restoration, rice field rehabilitation, ecological monitoring and participatory mapping. However, these experiences remain limited and most institutions lack means to implement their activities. Even though the GCCA project “protected areas and climate change resilience” is strengthening IBAP’s capacities on MRV systems, and is creating a database for PNTC, PNC and PNLC on forest inventories and mapping, additional capacities are needed in terms of georeferenced database construction and management as well as on the ecological monitoring of restoration activities in particular, especially for IBAP, GPC, DGA, and DGFF. According to the World Bank, Guinea Bissau’s economic environment is one of the worst in the world, which make it hard for the country to attract investments to support its economic development as well as the development and restoration of its natural resources. This unfavourable situation required to elaborate alternative innovating financing strategies to support the restoration of Guinea Bissau’s forests and mangroves. | The GEF contribution will add onto existing capacities and experiences to further develop the expertise of IBAP, GPC, DGA and DGFF with regards to georeferenced databases and ecological monitoring to enable these institutions to properly monitor restoration activities implemented by the project. This will enable a range of national and sub-national institutions across sectors to effectively coordinate and engage in restoration and sustainable mangrove management. The third component of the GEF project will also focus on mobilizing domestic and external funding to finance and scale up restoration initiatives in the long term. To do so, the project will elaborate a budget and action plan for the implementation of the mangrove restoration strategy developed under the first component, and will organize a roundtable with donors to identify potential funding. GEF funding will also enable advocacy activities with the government and existing financial mechanism such as BioGuiné for allocated specific funding to mangrove restoration. The project will also provide training to national institutions on how to access funding from multilateral donors for forest and land restoration. |
| Co-financing: IBAP GCCA project: USD 2,000,000 | GEF Funds: USD 239,473 |
| Component 4: Knowledge, Partnerships, Monitoring and Assessment |  |
| Most of existing initiatives include a knowledge sharing component to disseminate the information and best practices gathered by the different projects. However, these knowledge products do not necessarily make the link between mangrove restoration and agricultural production, and is likely to be shared only at the national level. | GEF funding will contribute to the existing knowledge base of existing initiatives in Guinea Bissau by elaborating a knowledge sharing document on the project approach linking both mangrove restoration and rice production systems. In addition, as part of the TRI Programme, the GEF project will be represented in TRI international events on restoration financing, and will be able to share lessons learned and best practices at the international level across the 10 TRI child projects. |
| Co-financing: PADES: USD 2,000,000 PPRFJ: USD 2,000,000 | GEF Funds: USD 323,450 |

The following incremental cost matrix presents the confirmed co-financing.

Table 10: Incremental Costs Matrix

|  | Baseline costs (USD) | Alternative scenario costs (USD) | Incremental costs |
| --- | --- | --- | --- |
| Component 1 | 1,342,220 | 1,606,551 | 264,331 |
| Component 2 | 33,804,000 | 36,096,050 | 2,292,050 |
| Component 3 | 1,500,000 | 2,239,473 | 239,473 |
| Component 4 | 3,500,000 | 4,323,450 | 323,450 |
| Project Management Costs | 1,000,000 | 1,179,000 | 179,000 |
| TOTAL | 41,146,220 | 44,444,524 | 3,298,304 |

## Sustainability

### Financial and economic sustainability

Several aspects of the project will contribute to its financial and economic sustainability.

First of all, the third component of the project aims to facilitate the financing and to scale up the restoration of critical ecosystems, which will directly contribute to the project’s long-term sustainability. Under this component, a specific budget and action plan will be elaborated for the implementation of the mangrove restoration strategy developed under the first component of the project. In addition, a roundtable will be organized with donors to identify funding for the implementation of this restoration strategy and action plan. This will greatly contribute to the financial sustainability of the project by allowing to continue and scale up mangrove restoration activities after the end of the project. Project activities also include lobbying the government and existing activities such as BioGuiné for additional funding of mangrove restoration. This GEF project being part of the TRI, it will participate in global workshops organized by the initiative on financing restoration, which will be a great opportunity to identify additional funding sources for mangrove restoration in Guinea Bissau. Finally, the third component will train national institutions on how to access multilateral donors’ funding for FLR, which could scale up FLR initiatives in the country.

In addition to the third component that is fully dedicated to the financial and economic sustainability of the project, the second component will also contribute to the sustainability of the project. Rehabilitation and diversification activities to be implemented under Outcomes 2.1 and 2.2 will promote low cost technologies and investment that will be adapted to the reality and the capacities of each community. The technologies introduced will promote the application and update of techniques that have already been tested in the region of intervention, and a special attention will be given to the proper training of beneficiaries to ensure their ability to adopt, and maintain the introduced technologies and equipment. In addition, the intervention will aim to increase and/or diversify local communities’ income, which should allow them to continue their activities after the end of the project, and therefore contribute to the economic sustainability of the project.

Moreover, the participatory approach adopted for the development of the territorial diagnosis, as well as the social dialogue activities will ensure the involvement and agreement of local communities over the land use management plans to be elaborated through the project. This involvement of local communities from the onset of the decision-making process regarding land use in the sites of intervention will allow the populations to build ownership over the land use management plans to be implemented in the long term, past the project end. This land use plans will contribute to ensure a long term balance between natural mangrove restoration and rehabilitation activities for rice production. In addition, the concertation and intermediation work conducted under the project should help reduce the occurrence of potential conflict over land use in the future, which would directly contribute to the sustainability of the project.

### Institutional sustainability

The institutional sustainability of the project will be guarantee by several activities and approaches.

First, the project will be implemented by national institutions and will tap into the expertise of a range of ministries, directorates and agencies. This will ensure a good involvement of national institutions in project activities, which will allow them to build ownership over the project’s results. In addition the project will strengthen national institutions in different fields, including Geographic Information Systems (GIS), ecological monitoring, and participatory territorial diagnosis and mapping. This knowledge base will remain available, in the national institutions, after the end of the project.

Furthermore, the project will strengthen the national strategic framework in terms of mangrove restoration by supporting the finalization and approbation process of the draft law on mangrove, and by elaborating a mangrove restoration strategy, including a budget and action plan. Both the law and the strategy will remain in place to be implemented after the end of the project, directly contributing to the institutional sustainability of the project.

At the local level, the project will also ensure its institutional sustainability by involving and supporting existing local structures - such as village committees and rice field management committees - that will continue managing mangroves and rice fields after the end of the project. Making sure that these local structures are well aware of the importance of mangrove ecosystem restoration for the wellbeing of the communities, and are strong enough to exercise their authority, will ensure that they will keep considering it in their day-to-day management after the end of the project.

## Replication

The proposed project integrated and participatory approach, consisting in first elaborating a simplified land use plan with the communities in order to identify which zones could be restored and which zones could be rehabilitated for agricultural production – ensuring the buy-in of the local population in the activities to be implemented - could be replicated and adapted to any restoration initiative at the national and global level, whatever the type of ecosystem being restored. This replication potential is real since the project is part of the TRI and will be able to share its approach, results as well as lessons learned with the 11 other TRI child projects at the global level.

At the national level in Guinea Bissau, since several initiative are focusing on the rehabilitation of mangrove for rice production, any successful experience from the proposed project would be easily shared, picked and applied by other initiatives, in particular since the same institutions and stakeholders are involved in the different projects.

In addition, the national mangrove restoration strategy to be developed under the project - together with an associated action plan and budget – will allow the replication of the project restoration and rehabilitation activities in other areas of the country.

## Communication and knowledge management

The fourth component of the proposed project is focusing on communication and knowledge management. Under outcome 4, the project will be implemented based on Result-Based Management (RBM) principles, and lessons learned will be disseminated within TRI and applied to future initiatives. One of the expected output for the achievement of this outcome is that best practices and lessons learned are compiled and disseminated. To do so, a document compiling the knowledge generated on mangrove ecosystems and rice production techniques promoted through the project will be elaborated. A movie on the project result will also be produced and disseminated. Another expected output for the achievement of Outcome 4 is that South-South knowledge is shared. To achieve this output, the project team will participate in the two global workshops that will be organized by TRI on the financing of restoration.

The present project, as the other 10 TRI national projects, will directly benefit from the Global Learning, Finance and Partnership Child project that will provide support for knowledge generation and exchange, broadening and strengthening engagement in restoration, and monitoring and assessment of progress in achieving Program objectives. To do so, the global child project will focus in particular on:

- TRI coordination and adaptive management;

- Financial tools and support;

- Global Knowledge Management;

- South-South exchange; and

- Partnership and technical support.

Internally, knowledge management will be strongly linked to the project monitoring and evaluation to ensure that all collected M&E data are processed into knowledge and shared with the project staff through the most appropriate communication tools. The objectives of this internal knowledge management process are twofold (i) delivering the preliminary knowledge generated by the project to the main stakeholders; and (ii) improving this knowledge with individual know-how. This enriched operational knowledge through internal processes will serve as inputs to the external processes of knowledge management. External knowledge management will be geared towards outreaching the project achievements and lessons to external partners at local, national, regional and international levels.

## Environmental and social safeguards

The environment and social management system (ESMS) screening undertaken prior to the PPG phase had identified a number of potential environmental and social risk issues. The field work during the PPG confirmed some of the risks and rated their significance based on their expected likelihood and magnitude of impact. Some of the risks identified by the screening were considered not relevant after collecting field data. The significance rating was done following the guidance provided by the risk matrix below:

| Significance Rating | Magnitude of Impact |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Likelihood | Negligible | Minor | Medium | Severe | Catastrophic |
| Almost Certain | Moderate | High | High | Extreme | Extreme |
| Likely | Moderate | Moderate | High | High | Extreme |
| Moderately likely | Low | Moderate | Moderate | High | High |
| Unlikely | Low | Low | Moderate | Moderate | High |
| Rare | Low | Low | Low | Moderate | Moderate |

The section below provides an overview of the risk assessment process undertaken during the field work as part of the PPG phase. It explains whether Standards are triggered, what impact issues were confirmed and how they will be mitigated. Because many of the risks were considered of low significance and others, which were considered as moderate risks, are expected to be readily addressed by the indicated mitigation measures, the overall classification of the project as a low risk project (as per ESMS Screening) has not been changed.

1/ Standard on Involuntary Resettlement and Access Restrictions

The project will encourage farmers to stop slash and burn rice farming practiced in planalto and change to the more sustainable mangrove rice farming methods in the lowland. Because such changes of land use will only occur on a voluntary basis, the Standard is not triggered. Potential social risks that might be triggered through land-use changes are covered under the Indigenous Peoples Standards and under the risk category “Other environmental and social risks”.

2/ Standard on Indigenous Peoples

Villages in the three regions identified as the project’s intervention sites are inhabited by different ethnic groups, namely Baiotes and Feloupes (both considered sub-groups of the Diola people), Balantas, Papel and Nalus. The decision whether or not the ESMS Standard on Indigenous Peoples is triggered depends on the judgement whether any of these groups are identified as indigenous peoples (including through self-identification). In light of the diversity of indigenous peoples, an official and universal definition of “indigenous” has not been adopted by any UN-system body and the IUCN Standard refers to the relatively broad definition or ‘statement of coverage’ contained in the International Labour Organisation Convention on Indigenous and Tribal Peoples in Independent Countries (C169, 1989). The Government of Guinea Bissau, however, has not ratified this convention as they do not define ethnic groups as indigenous based on the date or history of arrival to a territory prior to being incorporated into a national state. Back in 1977, though, the Government had ratified the C107 Indigenous and Tribal Populations Convention which confirms that the concept of indigenous and tribal populations was considered relevant.

The Balantas are the largest ethnic group in Guinea Bissau representing more than one-quarter of the population; they have moved to the project sites in Quinara and Tombali only over the last decades. As such they do not meet the criteria of featuring a strong collective attachment to the territory and being a distinct social group whose conditions would distinguish them from dominant sections of the national community.

With regards to the other three ethnic groups present in the project sites, they do reflect relatively pronounced characteristics of indigenous peoples. The Nalu people who make up 9% of the national population and are present in southern parts of Guinea Bissau (Tombali, Cobucaré e Quitafne), are animist and sacred forests play an important role in their believe system. As described in chapter 3.1.2., while in-migrated Balanta people now constitute the majority in most of the project villages in the Tombali region, the Nalu are (still) considered the ruling power as they are the owners of the land. However, power relations might change and this will need to be closely monitored by the project.

In the region of Quinara, Papel, an ethnic group established in the Casamance (Senegal), Guinea Bissau and Guinea, were traditionally dominating the coastal landscape. Today, however, they live sparsely scattered across the landscape without concentrating in or dominating any village and it is the Balanta ethnic group which now constitutes the majority in the region. The Papels make up 7% of national population according to 2012 estimates.

The project villages in the region of Cacheu are inhabited by Baiotes and Feloupes. While initially being distinct groups, they have assimilated over the centuries and consider themselves now as one group, the Djola people. According to national statistics, the Baiotes and Feloupes represent together only about 2% of the national population; it is worth adding that a much larger number of the Feloupes live in the Gambia and in Senegal. They practise ancestral traditions and their presence in this territory dates back many centuries.

All the three groups are minorities in the country, practice their own language, identify themselves as distinct ethnic group and have a close attachment to a geographical territory or area that is relatively distinct. They also have customary institutions that wholly or partially regulate their culture, social relations and political and economic processes and which are different from those of the mainstream society or culture. Hence they present characteristics of indigenous or tribal peoples, although to a varying degree as some characteristics are less evident for some groups or communities.

In the Tombali and Quinara region different ethnic groups coexist, sharing the same landscape, without elements of ethnic discrimination (to be monitored during project implementation); while in the Cacheu region only Diola people (Baiotes and Feloupes) live in the villages targeted by the project.

IUCN and its partner organizations have long and extensive experience working in the three regions and as such are very familiar with the socio-cultural contexts and have developed trustful relationships with these communities. The villages selected for project interventions have been visited during the PPG phase for presenting the project and its objective, gathering feed-back and discussing potential concerns. All identified ethnic groups have a strong dependency on mangrove rice production (although to varying degrees) as well as on the mangrove ecosystem for food security and livelihood. By rehabilitating traditional rice production and the mangrove ecosystem the project is expected to address a critical threat raised by these communities, the coastal erosion and seawater rise; hence the impact on these indigenous communities is expected to be highly positive.

The ESMS Screening had identified two generic risk issues related to indigenous peoples that were to be substantiated and addressed during the PPG phase. As presented in the table below it has been concluded that these issues can be considered as low risks as they are fully addressed by project design and the fact that the detailed restoration measures and income generating activities will be designed through a highly participatory process together with the respective indigenous groups, subsequent to a participatory territorial diagnosis carried out in each of the targeted villages.

| Identified risks | Likelihood | Impact | Rating | Mitigation measures |
| --- | --- | --- | --- | --- |
| Risks of affecting indigenous peoples’ material or non-material livelihood | Unlikely | Minor | Low | Moving from slash and burn practices in favour of sustainable mangrove rice production might have slightly different effects on the livelihoods of members of different ethnic groups, depending on their current practice of rice cultivation, access to land and availability of other income sources. Potential risks associated with this change are well addressed by the activities under Outcome 2.1. Through the socio-economic baseline assessment and participatory territorial diagnosis implications of proposed land use change will be assessed in appropriate depth and in a participatory manner; through social dialogue mediated by the project within each community it will be ensured that strategies are established for avoiding or compensating for negative livelihood impacts when selecting areas for mangrove restoration. Any income losses incurred when shifting to mangrove rice production are expected to be compensated for by improvements in post-harvest technology and by income generating activities promoted under Outcome 2.2. Additional costs related to increase labour requirements associated with rice field rehabilitation are assumed by the project’s food-for-work scheme. With the issues being well addressed by project design the residual risks are rated as low. |
| Risk of affecting vulnerable groups within the indigenous community | Unlikely | Minor | Low | As described under activity 2.1.1.2 the process of selecting areas for restoration will be guided by project staff who will ensure that the decision-making process is adequate and that measures are put in place to mitigate negative impacts on vulnerable groups within the community, if any. Income generating activities that were pre-identified together with the relevant groups and will be confirmed and specified during the participatory diagnosis, will act as additional measure to mitigate any risks on vulnerable groups within the communities. As this risk is well addressed through project design it is rated as low. |

3/ Standard on Cultural Heritage

Based on the findings from the PPG mission the Standard is no longer considered as being triggered as the risk issues identified during the Screening are identified as not relevant or unlikely.

| Identified risks | Likelihood | Impact | Rating | Mitigation measures |
| --- | --- | --- | --- | --- |
| Risk of affecting cultural heritage sites through restoration measures | Unlikely | Minor | Low | It is unlikely that historic sites or sacred sites be situated in the mangrove areas or in mangrove / lowland rice field. Each village landscape includes sacred sites but the participatory territorial diagnosis and mapping will ensure that these are appropriately identified and that restoration works will not affect any of them. |
| Risk of restoration measures damaging buried cultural resources | Not relevant | Not relevant | Not relevant | This aspect is not considered relevant, as it is unlikely that cultural heritage resources be situated in rice fields or in mangrove areas. |

4/ Standard on Biodiversity and Sustainable Use of Natural Resources

| Identified risks | Likelihood | Impact | Rating | Mitigation measures |
| --- | --- | --- | --- | --- |
| Risk of invasive behaviour of species used for restoration purpose | Not relevant | Not relevant | Not relevant | Restoration based on Rhizophora and Avicennia reforestation will be done only with seeds and seedlings collected near the sites (maximum distance of 10 km). No new mangrove species will be introduced into targeted mangrove areas. |
| Risks of project activities leading to overexploitation of natural resources (e.g. NTFP) | Moderately likely | Medium | Moderate | An analysis of the sustainable levels of oyster and fish harvesting will be carried out at each intervention site as part of the income generating activities supported in this field. |
| Risk related to the use of insect pest predators | Not relevant | Not relevant | Not relevant | The project will not promote this kind of integrated pest management strategies. |
| Possible damage to existing water infrastructure | Rare | Minor | Low | The project will improve water infrastructure used by local communities to protect their rice fields from seawater floods and drainage canals used by local communities to avoid rainwater floods inside the rice fields and manage to evacuate water excess quickly. Ecological monitoring system and mangrove and rice field community management committees will play an essential role in controlling that restoration activities will not damage any water infrastructure. The local rice-field management committees will be important to ensure that a warning system monitored by the local population is in place, especially during the critical period of the raining season. |

5/ Environmental and Social Impacts

| Identified risks | Likelihood | Impact | Rating | Mitigation measures |
| --- | --- | --- | --- | --- |
| Compliance with the country's statutory obligations for social and environmental impacts assessment | Rare | Negligible | Low | Restoration activities implementation (mangroves and rice fields) will have to comply with the regulations in force and in particular the Law n ° 10/2010 on Environmental Assessment. The planned interventions will be in Category C and will therefore not justify conducting in-depth environmental impact studies. According to list available in the EIA law appendix, the EIA national law concerns only activity linked to intensive agriculture; which is not the case of the traditional rice production system that the project will promote and support. |
| Risk of creating or aggravating men-women inequalities | Moderately likely | Medium | Moderate | Socio-economic baseline studies confirmed current inequalities between men and women regarding domestic and working tasks repartition. The project will need to monitor this risk and ensure that any changes on land use and agricultural practices to be promoted by the project will not aggravate inequalities. The promotion of income generating activities and of energy-efficient cooking stoves are expected to contribute to women empowerment and the latter to reduced work load and improved work conditions.. The project will ensure that women’s voices are represented and taken into consideration during the participatory territorial diagnosis, the social intermediation and dialogue processes to be supported by the project. This will contribute to strengthening women’s influence in local natural resources management. |
| Risk of increased immigration attracted by benefits from project activities | Unlikely | Minor | Low | Although there are short and long term emigration-immigration dynamics, this risk is considered low as activities will target the rehabilitation of existing mangrove rice fields owned by local people and managed by specific local committees. It is therefore unlikely that new families immigrate to project intervention sites as a result of this project as no mangrove rice field land will be available. Immigration is currently more active up-stream, in the up-land and forest land where land can be cleared for cashew production. This risk will be monitored during project life by the project management team in close coordination with the mangrove rice fields’ committees and elders’ committees. |
| Health risks directly attributable to the project (bilharzia, malaria) | Not relevant | Not relevant | Not relevant | It does not seem relevant to take this risk into account since local populations already live in close proximity to wetlands (mangroves, flooded rice fields). Restoration actions will not lead to changes that could favour the development of certain wetland-related diseases. It should be noted that the Ministry of Health regularly organizes distribution of insecticide-treated nets in the intervention sites. |
| Risk of potential human-hippopotamus conflict linked to damages in rice field | Moderately likely | Minor | Moderate | Cases of damage caused by hippopotamuses in rice fields have only been reported by local populations in the village of Elia (Cacheu region). To mitigate these problems, the project will support, when required, the construction of solar electric fences as already successfully introduced in Orango NP and Cacheu NP. Given the damage to rice fields due to livestock (especially in the Quinara and Tombali areas), the solar electric fence approach could eventually be extended to livestock for experimentation. |

6/ Climate change risk

| Identified risks | Likelihood | Impact | Rating | Mitigation measures |
| --- | --- | --- | --- | --- |
| Risk that climate change impacts (flooding and rising sea levels) might affect effectiveness of project activities or the sustainability of project | Moderately likely | Medium | Moderate | The proposed restoration approach plans to move back ring-dikes, allowing the natural regeneration of mangroves and strengthening the resilience to sea level rise. Ring-dikes will be further strengthened to turn productive landscapes more resilient and less sensitive to sea level rising. The project will monitor main climate change impacts (sea level rise, rainfall regime, freshwater availability). Automatic weather stations will be installed in each project area. Data collected will be transmitted to National Institute of Meteorology. |
| Increased vulnerability of communities or ecosystems due to project activities | Rare | Minor | Low | On the contrary, project activities will contribute to turn communities and ecosystems less vulnerable as restoration actions (mangroves and rice fields) should be considered as effective adaptation measures to climate change. Design of the rice field rehabilitation options should be based on different climate change scenarios and sea level rise to ensure proper dimensioning of dykes heights. |

# Institutional framework and implementation arrangements

## Global coordination mechanism with The Restoration Initiative

Alignment and Integration with the TRI Program

“The project is one of 12 child projects of The Restoration Initiative (TRI), a GEF-supported program to contribute to the restoration and maintenance of critical landscapes to provide global environmental benefits and enhanced resilient economic development and livelihoods, in support of the Bonn Challenge. TRI is designed and led by three GEF Agencies – IUCN (lead agency), FAO and UN Environment – in partnership with TRI countries.”

“The TRI program is comprised of 11 national child projects in 10 Asian and African countries, and is supported by a Global Learning, Finance, and Partnerships project (Global Child). The Global Child project will be responsible for facilitating overall coordination, monitoring, and adaptive management of the TRI Program, while at the same time providing key support along each of the four program components.”

“The design of the “Protection and Restoration of Mangroves and productive Landscape to strengthen food security and mitigate climate change” project in Guinea Bissau includes mechanisms to ensure cross-fertilization between the Project, other TRI child projects, and the overall TRI program. Mechanisms include:

- Participation in annual TRI knowledge sharing workshops;

- Project anticipates receiving and integrating support from the Global Child project. This includes benefiting from provision of:

  - international experts and trainings on FLR- and TRI-relevant topics;

  - establishment and participation in TRI Community of Practice groups (via online and other groups) facilitated by the Global Child project;

  - support for identification and integration of policies that are supportive of FLR, including through partnership with the Global Child project in developing and utilizing relevant and high-value case studies and policy briefs;

  - support for mobilization of FLR finance, including help in developing bankable FLR investment proposals;

  - enrolment of Project stakeholders in a TRI course on FLR Finance to be developed by the Global Child project in partnership with Yale University, and made available beginning in 2018;

- The Project will develop knowledge products on in-country FLR practices, experiences, and achievements, for sharing with other TRI child projects, including through annual TRI knowledge sharing workshops;

- Project team member(s) will take part in regular monthly calls with the TRI Program Coordinator, to facilitate coordination and integration of efforts, and benefit from emerging opportunities;

- The Project will be responsive to any guidance received from the TRI Program Advisory Committee and the TRI Global Coordination Unit of the Global Child (see TRI Program institutional structure below);

- The Project will make use of Global Child provided standardized means (including standardized templates, and processes) for capturing and documenting lessons learned;

- The Project will make use of the Harmonized TRI Tracking Tool for reporting to the GEF, to facilitate comparability and utility of aggregated M&E data;”

TRI Program Institutional Structure and Linkages

“The TRI Program will be strengthened by the establishment and operation of a TRI Program Advisory Committee (PAC), supported by the TRI Global Child. The PAC will be comprised of representatives from the three TRI Partner Agencies, the GEF, as well as representatives from some or all of the TRI countries (TBD), and relevant external experts.  The PAC will provide oversight and recommendations over the course of TRI implementation, to capitalize on emerging opportunities, facilitate linkages to existing and relevant restoration initiatives, and provide recommendations to address any implementation bottlenecks as they arise.”

“Recommendations provided by the PAC are of an advisory nature only – TRI child projects are not bound to follow the advice of the PAC. However, experience has demonstrated the value that an advisory body, with substantial expertise and experience and a unique vantage point and perspective, can bring to a program. It is therefore anticipated that TRI Child projects will incorporate recommendations of the PAC into their work plans and operations.”

“Specific functions of the PAC shall include:

- Provide overall strategic policy and management direction to the Program and Child projects;

- Review progress of previously agreed Program work plans;

- Review key milestones and points for review;

- Discuss process forward, and any proposed changes to plans and main activities;

- Facilitate linkages between the TRI Program and other relevant FLR initiatives where appropriate;

- Provide technical and substantive input to the TRI Annual Knowledge Sharing workshop where appropriate;”

“The TRI Program will also be strengthened by the establishment and operation of a TRI Global Coordination Unit (GCU), housed within the Global Child project. Specific functions of the GCU shall include:

- Lead the focus on optimizing integration and capture of synergies among child projects;

- Develop and implement a TRI Monitoring and Evaluation (M&E) System for the TRI Program with effective linkages to all 12 child projects, based on the TRI Theory of Change, the results matrices in the project documents of all 12 TRI child projects, the TRI M&E Framework, as well as additional monitoring elements that may be required to achieve value for money assessments and other desired assessments, to ensure the systematic monitoring of the implementation of the TRI Program;

- Develop and implement a TRI Global Communications and Outreach Strategy supporting achievement of TRI communications objectives;

- Develop and implement a TRI Partnership Strategy supporting effective engagement and partnership with external programs, projects, institutions, and potential donors/investors, that help foster achievement of TRI objectives, both at the Program- and child project-levels, and participation in appropriate external fora on behalf of the TRI Program;

- Organize and participate in monthly working group meetings with TRI child project managers;

- Organize and participate in biannual meetings of the Program Advisory Committee;

- Provision of secretarial services to the Program Advisory Committee;

- Preparation of biannual Program Progress Reports for the Program Advisory Committee;

- Coordinate adequate response to all specific issues and concerns raised by the Program Advisory Committee;”

“Figure 1 shows the institutional structure and reporting linkages between TRI program constituents. Note that Child project reporting to the GCU will be largely identical to the bi-annual Project Progress Reports and annual PIRs submitted, respectively, to Implementing Agencies and the GEF. Therefore, additional reporting by Child projects to the GCU is not anticipated, except in the case of other studies on TRI Program efficacy, such as Value for Money studies, which this Child project may be asked to participate in during the final years of TRI implementation.”

Figure 1. TRI Program institutional structure.

.

## National decision making and planning

Implementing Agency: IUCN will act as the GEF Project Implementing Agency and will be fully responsible for project implementation, including project approval and start-up, project supervision and project completion and evaluation. IUCN’s main role as GEF project Agency is to act as Implementing Agency to facilitate countries’ access to GEF funds. Thus, it is IUCN’s responsibility to ensure that the Executing Agency (IBAP) is aware of, and comply with GEF and IUCN standards, policies and procedures. As an implementing agency, IUCN will be accountable to the GEF Council and will oversee the Executing Agency.

Executing Agency: IBAP is the National Project Executing Agency. The role of the executing agency includes the management and administration of the day-to-day activities according to project requirements, and implies accountability for intended and appropriate use of funds, procurement and contracting of goods and services, achievement of results, project monitoring and reporting.

Following project approval, funds will be transferred by IUCN to the Guinea Bissau Government represented by IBAP through its national treasury. According to each annual work plan, the executing agency (IBAP) will receive advances on a regular basis and following a specific request to IUCN. The Project Management Unit (PMU) will keeps track of expenditures and reports to the Project Steering Committee (PSC).

The figure below illustrates the project institutional framework.

Figure 10: Project Institutional Framework

## Project coordination and management

A National Project Steering Committee (PSC) will be set up and will include representatives from key institutions involved in project implementation, namely:

- IBAP;

- DGA;

- DGFF;

- DGE;

- DGDD;

- GPC;

- INPA;

- INEP (National Institute for Research);

- GEF Focal Point,

- PADES project;

- PPRFJ project;

- UE ACTIVA project;

- Deduram project;

- NGOs, and

- IUCN (Guinea Bissau and/or regional office).

The final list of PSC members will be established during the project inception phase after consultations with national and regional authorities.

The specific roles and responsibilities of the PSC include:

- Represent the interests of key project stakeholders;

- Provide strategic orientation and guidance to the project;

- Ensure coordination between the project and relevant national agencies and initiatives;

- Analyze, validate and monitor annual project work plans and budgets;

- Monitor project progress, the achievement of project objectives and provide comments on key reports or outputs;

- Monitor and evaluate the project, and

- Meet at least once a year, and on an ad hoc basis is necessary.

Three regional technical coordination committees will also be set-up and will include representatives from the key institutions involved at the regional level, namely regional authorities (Governors and districts Secretaries), the DRADR, village chiefs, the NGO contracted, other associations and NGOs active in the region, and IUCN. The final list of the members of each regional technical committee will be established during the project inception phase after consultations with national and regional authorities. The specific roles and responsibilities of these committees include:

- Represent the interests of key project stakeholders at the regional level;

- Review and endorse regional work plans;

- Ensure consistency with regional development plans;

- Ensure linkages and provide recommendations to the PSC

- Monitor project progress, the achievement of project objectives and provide comments on key reports or outputs; and

- Meet at least twice a year, and on an ad hoc basis is necessary

A Project Management Unit (PMU) will be based at IBAP, and will have the following responsibilities:

- Ensure the day to day implementation of the project;

- Develop the annual work plans and budgets;

- Implement the project activities while ensuring a result based management;

- Technical and Financial Reporting;

- Coordinate the project’s intervention with ongoing baseline initiatives;

- Conduct project M&E activities; and

- Communicate to project technical and financial partners, as well as to beneficiaries.

The PMU will be composed of a national coordinator; a finance, administrative and procurement officer; and a part time technical project officer (6 month in PY1 and PY2, 4 month in PY3 and Py4, and 3 month in PY5).

The national coordinator will be nationally recruited and will be responsible for the day to day implementation of the project, including monitoring and reporting. The main responsibility of the project coordinator is to implement the orientations issued by the PSC and to ensure the achievement of project results, as stated in the Project Document. The national coordinator will adopt a participatory approach and will seek the involvement of all relevant stakeholders in the implementation of activity. He/she will pay close attention to gender issues. He/she will ensure the implementation of effective partnerships and coordination mechanisms with ongoing initiatives in the country. The coordinator will be under the supervision of IBAP as the Project Executing Agency.

Project Component 1 – Policy Identification and Development – Field activities will be coordinated and executed by DGE, in close collaboration with DGDD and IBAP.

Project Component 2 - Implementation of Restoration Programs and Complementary Initiatives – Field activities will be executed per region of interventions. Several stakeholders will be involved in the implementation of activities under this component, including a specific NGOs contracted per region, DGFF, DGA, DGER and IBAP.

In each of the three regions of intervention, an NGO - with adequate capacities and already involved in the project intervention areas - will be contracted to facilitate awareness raising and social dialogue and intermediation activities with local communities, as well as to implement mangrove restoration and rice field rehabilitation activities. A call for proposal will be launched during the first month of project implementation to recruit these NGOs.

A Memorandum of Understanding (MoU) will also be signed with INPA for providing rice seeds and for developing technical crop itineraries.

Project Component 3 – Institutions, Finance and Upscaling – Field activities will be executed by DGDD, in close coordination with DGE, DGFF, GPC and DGA with regards to the coordination of coastal zone stakeholders and restoration financing activities.

Project Component 4 – Knowledge, Partnership and M&E – Field activities will directly be executed by the PMU and IBAP, in close collaboration with NGOs, DGFF, DGA and IUCN for knowledge sharing (outputs 4.2 and 4.3).

Letters of agreement will be signed between IBAP and the different involved institutions, specifying the roles and responsibilities and budget in executing specific activities. All contracted organizations will carry out a periodic technical and financial reporting to IBAP and IUCN.

In addition, to strengthen collaborations with cofinancing projects and other relevant initiatives in Guinea Bissau, a “rice and mangrove” working group will be created. It will meet periodically (at least twice a year), knowing that the interventions have high levels of complementarity and that the same institutional actors are involved in these different projects.

## Procurement plan

A detailed procurement plan is attached in Annex 3.

# Stakeholder engagement and participation

Stakeholder contribution to the project design phase

National and local stakeholders were directly involved in all the project design process and PPG activities. All relevant Public Institutions and Civil Society organizations were consulted during two specific data collection missions and contributed actively and technically to the analysis of main problems as well as to the selection of project objectives and priority activities.

From February to June 2017, several meetings were organized with the national partners in Bissau during the PPG phase. National stakeholders shared many information and documents to the project preparation team. In March and April 2017, two field missions were organized in the three intervention sites to ensure good level or participation of local communities in the problem analysis and in the identification of solutions to restore mangrove and to improve their livelihoods. Conclusions from the field missions were shared with all national stakeholders during specific national multi-stakeholders consultations hold on March 16 and May 2, 2017allowing them to contribute even more to the design of the project. The project preparation process shared all relevant documents (proposed institutional set-up, baseline studies, draft results framework and draft project document) with all concerned national partners giving them various opportunities to actively contribute and react on the options and strategies proposed for the TRI Guinea Bissau project.

Annex 8 presents a list of all stakeholders consulted during the PPG and the main issues raised during the consultations.

The draft Project document was presented during a validation workshop held on May 30, 2017 in Bissau and bringing together participants from a wide range of stakeholders. The list of participants to the validation workshop is presented in Annex 9.

Stakeholder involvement in the implementation of the project

Technical partners will undertake activities under contractual arrangements. Successful implementation of the project will depend on the active participation of stakeholders. To ensure this, stakeholder involvement is recognized as an integral requirement for each project component. In endorsing the project document, the government recognizes and embraces the need for this direct involvement by all stakeholders in the project process. The primary stakeholders in this project include:

- Public Sector: ministries responsible environment, sustainable development and agriculture;

- Local Public authorities: Region Governors and Sector Administrator;

- Non-Governmental Organizations (NGOs): national NGOs with experience in natural resources sustainable management, community-based organizations, including IUCN Members in Guinea Bissau;

- Professionals: Scientists, including IUCN commissions, notably the Commission on Ecosystem Management (CEM) and the Commission on Economics, Environment and Social Policy (CEESP); and

- Local communities in the selected target villages: traditional rulers, farmers, fishermen, women, etc.

A stakeholder engagement plan will be developed by the project coordination unit at the beginning of the project and will indicate how the various stakeholders will be involved, and at what stages. A preliminary draft of the stakeholder engagement plan including indicative roles of key partners is provided below.

A key element of the project’s stakeholder engagement strategy constitutes the ROAM process carried out at the beginning of the project for identifying and prioritizing mangrove restoration opportunities in the three intervention sites. Principles for guiding the ROAM process are outlined in chapter 4.2. These principles include, among others, the need to actively engage local stakeholders and communities in all decision-making processes that are of relevance to their situation, including definition and implementation of the preferred restoration solution. The principles further stipulate requirements for ensuring effective participation and informed decision of local communities and specific groups which may include the need for special arrangements or for additional capacity building.

Table 11: Preliminary Stakeholder Engagement Plan

| Stakeholder Engagement during Project Implementation |  |  |
| --- | --- | --- |
| Stakeholder | Mandate | Role in project or other forms of engagement |  |
| Biodiversity and Protected Areas Institute - IBAP | In charge of protected areas management | Executive agency with transversal role in the project implementation. Provide adequate backstopping to the PMU to develop the project annual workplan, the M&E plan and coordinate their implementation by various stakeholders. Liaise with cofinancing projects to ensure complementarity, subsidiarity during field implementation. Ensure good flow of information between the stakeholders and the IUCN. |  |
| Sustainable Development General Direction - DGDD | In charge of sustainable development national policy | Lead the implementation of Component 1 (promotion of mangrove restoration in the legal framework): - Identify and support local/national restoration champions Component 3 (mangrove restoration financing): - Linkages between restoration champions supported under component 1 and potential investors - Facilitation of access to credit / finance instrument for restoration champions / “bankable proposal” workshop - Exploration of alternative and sustainable funding mechanisms to scale up restoration in the country And Component 4 (Knowledge, Partnerships, Monitoring and Assessment) - Development of lessons learned document on mangrove ecosystems knowledge and rice-fields rehabilitation techniques promoted within the framework of the project |  |
| Agriculture General Direction – DGA and DRADR | In charge of agriculture national policy | Lead the implementation of Component 2 (territorial diagnosis, rice field Lead the activities related to the rehabilitation, post-harvest techniques) - Development of participatory territorial diagnosis using participatory mapping - Social intermediation and social dialogue to confirm the selection of areas for mangrove restoration and regeneration - Review of previous studies on mangrove soils - Development of rice fields’ participatory diagnosis, identification of intervention measures and development of local rice fields’ rehabilitation plans - Technical support to rehabilitate rice fields according to identified intervention measures - Improvement of rice storage conditions Participate in Component 3 (training in georeferenced database and ecological monitoring); and Component 4 (knowledge sharing) |  |
| Fauna and Forest General Direction - DGFF | In charge of forest national policy | Lead the implementation of Component 2 (territorial diagnosis, mangrove restoration, rehabilitation or reforestation, crop itineraries): - Social intermediation and social dialogue to confirm the selection of areas for mangrove restoration and regeneration - Development of simplified land management plans for each village - Implementation of restoration works in rice fields identified as abandoned - Replanting mangroves (Rhizhophora and Avicennia) in the identified areas - Promotion of fuel-efficient improved cooking stoves and sustainable charcoal production systems - Promotion of human-hippopotamus and human-cattle conflict resolution linked to rice field damages - Compilation study on best restoration and rehabilitation technical itineraries - Publication and dissemination of technical itineraries Component 3 (training in georeferenced database, and ecological monitoring) and Component 4 (knowledge sharing) |  |
| Rural Engineering General Direction | In charge of Rural infrastructure national policy | Lead the implementation of Component 2 (territorial diagnosis, rice field rehabilitation) - Development of rice fields’ participatory diagnosis, identification of intervention measures and development of local rice fields’ rehabilitation plans - Technical support to rehabilitate rice fields according to identified intervention measures |  |
| Coastal planning office - GPC | In charge of coastal zone monitoring and conservation | Lead the implementation of the some activities under Component 2 (mangrove restoration, rehabilitation or reforestation), such as: - Development of simplified land management plans for each village - Implementation of restoration works in rice fields identified as abandoned - Replanting mangroves (Rhizhophora and Avicennia) in the identified areas And Component 3 (training in georeferenced database, and ecological monitoring) |  |
| Local communities from the targeted villages in the 3 regions, in particular traditional rulers, farmers, fishermen, women | Natural resources users. | Actively participate in the implementation of activities under Component 2 (mangrove restoration, rehabilitation or reforestation; rice field rehabilitation, post-harvest technologies, crop itinerary, IGA) |  |
| Field working NGOs (e.g, AD, Tiniguena, Palmerinha, etc.) to be recruited during first year of project implementation. | Implementation of sustainable development field activities in close collaboration with local communities | Support the field implementation of activities under Component 2 (mangrove restoration, rehabilitation or reforestation; rice field rehabilitation, post-harvest technologies, crop itinerary, IGA) and Component 4 (knowledge sharing); Most of them are Members of IUCN and have long experience in working with IUCN for the implementation of sustainable development activities in the field. Discussions have been held with some of them during the PPG field works. |  |

# Monitoring and evaluation plan

Project M&E will be conducted in accordance with established IUCN/GEF procedures and will be led by the PMU located at IBAP - the executing agency - with support from IUCN.

- Project M&E will be carried out following the activities and the budget presented in the table below. The project document, GEF/TRI tracking tools, results framework and associated indicators and targets, will form the basis on which the project's M&E system will be developed.

- Key project executing organisations will be directly involved in monitoring and evaluating activities, outputs and outcomes, and all beneficiary and stakeholder groups will be consulted, using a gender sensitive approach. The monitoring process itself will serve as a learning and capacity building platform for the project’s executing agency. Adaptive management principles will be applied in undertaking regular reviews of the effectiveness of project implementation mechanisms. Two key external independent evaluations will be commissioned, one at the mid term of the project, the other at the end of the project. Project monitoring and evaluations steps, roles and responsibilities and costs are summarised in the table below.

- The establishment of the project’s M&E processes will involve the following steps:

- Inception Phase

- A Project Inception Workshop will be held during the first two months of project start. It will be conducted with IBAP, the full project team, key agencies involved in implementation at national and regional levels, relevant government representatives, NGOs and community based organisations, co-financing partners, and IUCN. It is important that all key stakeholder take part in the Inception Workshop to enable establishment of a common vision and ownership of the project execution strategy. The Inception Workshop is crucial to building ownership for the project results and to plan the first year annual work plan.

- The Inception Workshop will provide an opportunity for all parties to understand and clarify their roles, functions, and responsibilities within the project's decision-making and implementation structures, including reporting and communication lines, and conflict resolution mechanisms including the grievance mechanism. The project's decision-making and implementation structures and the Terms of Reference for project staff and the Project Steering Committee will be discussed, in order to clarify the responsibilities of each during the project's implementation phase.

- A key task of the Inception Workshop will be the preparation of the project's first Annual Work Plan on the basis of the project's logical framework and the Project Document. This annual workplan and budget should clearly highlight areas of collaboration between this project, the confirmed cofinancing sources and potentials ones. This implies all identified cofinancers should participate in the inception workshop, as well as they are expected to participate in the project steering committee. At this inception workshop, specific targets and progress indicators for the first year of implementation, together with their means of verification, will be developed and will form part of the Annual Work Plan. These should be Specific, Measurable, Achievable, Relevant and Timebound (SMART) and should help the project team and partners to assess whether project implementation is proceeding at the intended pace and in the right direction to meet the logical framework targets and indicators. Targets and indicators for subsequent years will be defined annually as part of the internal evaluation and planning processes undertaken by the project team in consultation with all key project stakeholders.

- The results framework will also be reviewed at the Inception Workshop. Progress and performance indicators will be fine-tuned in consultation with key stakeholders and with support from IUCN. All indicators must adhere to the SMART criteria. The inception workshop report will clearly outline any changes made and why these have been proposed. An Output and Activity Monitoring and Evaluation Plan will also be developed at the Inception Workshop.

- The Inception Workshop will also: (i) enable discussion between project staff and all key project stakeholders (including organisations and baseline projects); (ii) detail the support services and complementary responsibilities of project partners vis à vis the project team; (iii) provide the opportunity for a detailed overview of IUCN-GEF reporting and M&E requirements, with particular emphasis on the annual Project Implementation Reviews (PIRs) and related documentation, Tripartite Review Meetings, mid-term and terminal project evaluations and the GEF/TRI tracking tools. The Inception Workshop will also provide an opportunity for IUCN to inform the project team and national counterparts and partners of project related budget reviews, planning and mandatory budget re-phasing. It will provide the basis on which the project team will develop an operational plan.

- An Inception Workshop report is a key reference document and must be prepared and shared with participants to formalize various agreements and plans decided during the meeting.

- Monitoring responsibilities and events

- A detailed schedule of project review meetings will be developed by the PMU, in consultation with project implementation partners and stakeholder representatives. This will be incorporated in the Project Inception Report. Such schedule will include: (i) tentative time frames for Tripartite Reviews, and Project Steering Commitee Meetings, and (ii) project related M&E activities.

- Day to day monitoring of implementation progress will be the responsibility of the National Coordinator based on the project's Annual Work Plan (AWP) and its indicators, and the project document and results framework. The national coordinator will inform IBAP and IUCN of any delays or difficulties faced during implementation so that the appropriate support or corrective measures can be adopted in a timely and remedial fashion. He/She will also inform IBAP and IUCN of any significant change of circumstance that can have an impact upon project rationale or approach.

- Quarterly Monitoring:

- The quarterly monitoring of the project implementation will be the responsibility of the PMU, with support from the project technical assistant, followed up through Quarterly Progress Reports (QPR). The preparation of the QPR will be the result of a unified planning process between the main project partners. As tools for results-based-management, the QPRs will report on the monitoring of the implementation of actions and the achievement of output targets.

- Annual monitoring:

- Annual Project Implementation Reports (PIR) will be prepared to monitor progress made since project start and in particular since the previous reporting period. The PIR combines both IUCN and GEF reporting requirements. The PIR includes, but is not limited to, reporting on the following:

- Progress made towards project objective and project outcomes - each with indicators, baseline data and end-of-project targets (cumulative);

- Project outputs delivered per project outcome (annual);

- Lesson learned/good practice;

- AWP and other expenditure reports; and

- Risk and adaptive management.

- Annual review of project budget and expenditures will also be undertaken by the Project Coordinator, with support from IUCN. These will assess levels of project expenditure and co-financing contributions over the year to make sure that these are on track.

- Tripartite Review (TPR) is the highest policy-level meeting of the parties directly involved in the implementation of a project. It will be held with the Project Steering Committee (SC). The project will be subject to Tripartite Review at least once every year. The first meeting will be held within the first twelve months of the start of project implementation. The PIR will be used as one of the basic documents for discussions in the TPR meeting, and the project coordinator will present the last PIR to the TPR, highlighting policy issues and recommendations. Separate reviews of each project component may also be conducted if necessary. The TPR has the authority to suspend disbursement of funds if project performance benchmarks are not met. Benchmarks will be developed at the Inception Workshop, based on the results, project implementation plan, proposed delivery rates, and processes for assessing achievement of outputs.

- Periodic Monitoring through site visits

- IUCN will conduct visits to project sites based on the agreed schedule in the project's Inception Report/Annual Work Plan to assess first hand project progress. Other members of the SC may also join these visits. A Field Visit Report/BTOR will be prepared by IUCN and will be circulated no less than one month after the visit to the PMU and SC members.

- Mid-term:

- The project will undergo an independent Mid-Term Evaluation at the mid-point of project implementation. The Mid-Term Evaluation will determine progress being made toward the achievement of outcomes and will identify course correction if needed. It will focus on the effectiveness, efficiency and timeliness of project implementation; will highlight issues requiring decisions and actions; and will present initial lessons learned about project design, implementation and management. Findings of this review will be incorporated as recommendations for enhanced implementation during the final half of the project's term. The relevant GEF/TRI Focal Area Tracking Tools will also be completed during the mid-term evaluation cycle.

- End of Project:

- An independent Final Evaluation will take place three months prior to the final SC meeting and will be undertaken in accordance with IUCN and GEF guidance. The final evaluation will focus on the delivery of the project's results as initially planned (and as corrected after the mid-term evaluation, if any such correction took place). The final evaluation will look at impact and sustainability of results, including the contribution to capacity development and the achievement of global environmental benefits/goals.

- The Terminal Evaluation should also provide recommendations for follow-up activities and requires a management response. Relevant GEF Tracking Tools will also be completed during the final evaluation.

- The terminal tripartite review (TTR) will be held in the last month of project operations. The project coordinator will be responsible for preparing the Terminal Report (TR) with support from the project technical assistant. The TR will be submitted to IBAP and IUCN and subsequently to the SC. It shall be prepared in draft at least two months in advance of the TTR meeting in order to allow for full review of the document, and will serve as the basis for discussions in the TTR. The terminal tripartite review considers the implementation of the project as a whole, paying particular attention to whether the GEF project has achieved its stated Objective, Outcomes and Outputs and has contributed to the broader development goal. The TTR meeting decides whether any actions are still necessary to achieve the project Objective, particularly in relation to the sustainability of project results. It acts as a vehicle through which lessons learnt can be captured to feed into other projects under implementation or formulation.

- Project Monitoring Reports

- The Project Coordinator, with the support of the project technical assistant, and in conjunction with IBAP and IUCN will be responsible for the preparation and submission of the following reports that form part of the monitoring process.

- Inception Report

- A Project Inception Report will be prepared immediately following the Inception Workshop, to be submitted within 3 months of the project start-up date. It will include a detailed First Year/ Annual Work Plan divided in quarterly time-frames, detailing the activities and progress indicators, including the baseline, that will guide implementation during the first year of the project. Alongside key activities, this Work Plan will include the dates of specific field visits by IBAP and IUCN, as well as time-frames for meetings of the project's decision making structures. The Report will also include a detailed project budget for the first full year of implementation, prepared on the basis of the Annual Work Plan. This will include monitoring and evaluation activities to enable effective measurement of project performance during the targeted 12 months time-frame.

- The Inception Report will include a more detailed narrative on the institutional roles, responsibilities, coordinating actions and feedback mechanisms of project related partners, as agreed in the Inception Workshop. It will outline progress to date on project establishment and start-up activities. It will also include an update of any changed external conditions that may effect (positive or negative) project implementation or that change the project baseline. It will highlight any new opportunities for project partnership / co-financing and propose an approach to ensure that the project works to maximise partnership opportunities. It will also confirm the status of risks and assumptions. As an annex to the Inception Report, the project coordinator will prepare a draft Reports List, detailing the technical reports that are expected to be prepared during the course of the Project, and tentative due dates. When finalized, the Inception Report will be circulated to IBAP and IUCN, who will review it, and provide comments within two weeks. The report will then be circulated to all key project executing and stakeholder organisations who will be given a period of one calendar month in which to respond with comments or queries.

- Annual Project Implementation Review (PIR)

- The PIR is an annual monitoring process mandated by the GEF. It is an important management and monitoring tool for project managers. Once the project has been under implementation for a year, a PIR report must be completed by IBAP and IUCN together with the PMU. The PIR should be agreed upon by the PMU, the executing agency (IBAP), IUCN and the SC. It should be discussed at the SC / TPR meeting.

- PIRs are collected, reviewed and analyzed by IUCN who will provide comments and ensure that they have been filled in correctly. They are then sent to the IUCN GEF Unit for analysis before being sent to the GEF.

- Quarterly Progress Reports

- Short reports outlining main updates in project progress and key issues/constraints encountered will be provided quarterly by the project coordinator, in consultation with relevant stakeholders. It will then be sent to IBAP and to the  IUCN. Quarterly reports form the basis for discussions with IUCN.

- Project Terminal Report

- During the last three months of the project, prior to the Terminal Evaluation (TE) the project team will prepare the Project Terminal Report. This comprehensive report will:

- Summarize all activity areas and associated outputs implemented by the project, the results achieved, or not achieved, in relation to those intended in the Project Document (reporting against output and outcome statements, targets and indicators);

- Any changes made to project implementation following the mid term evaluation, why these changes were made and whether proposed results were achieved;

- The implementing agencies, key project stakeholders and the project beneficiaries - how they were involved and what impact the project has had for them;

- How the project worked in synergy with associated baseline activities;

- Lessons learnt;

- Project implementation approach structures and systems;

- The likelihood of sustainable impact from project impacts and analysis of any potential risks to sustainability;

- An assessment of project expenditure per output and per outcome over the life of the project, based on the PIRs. Any changes in levels and types of expenditure in comparison to those proposed in the Project Document and in associated Annual work plans will be fully explained;

- An assessment of the level of co-financing committed to the project, over the life of the project, indicating levels of co-financing and agency / organisation; and

- Any further steps that may need to be taken to ensure sustainability and replicability of Project results prior to the end of the project, and by national partners, following the end of the Project.

- Ad Hoc Technical Reports

- Technical Reports are detailed documents covering specific areas of analysis within the project. As part of the Inception Report, the PMU will prepare a draft Reports List, detailing the technical reports planned during the course of the Project, and tentative due dates. Where necessary this Reports List will be revised and updated, and included in subsequent PIRs. Technical Reports are often prepared by external consultants and should be comprehensive, specialized analyses of clearly defined areas of research or analysis within the framework of the project. These technical reports will represent, as appropriate, the project's substantive contribution to the information and knowledge base, and may be an important part of the project's overall contribution to developing tools, approaches, best practice and lessons learnt at local, national and international levels. All these ad hoc technical reports will be made accesible through IBAP, IUCN and GEF websites.

- Project Publications

- Project Publications whether written or visual can form an important mechanism though which the project disseminates results and achieves impact. 'Publications' may be scientific, technical or informational documents, journalistic articles, multimedia publications, training or documentary films, and radio programmes. Publications may be summaries or compilations. The PMU will determine the most appropriate mechanisms for publication and dissemination, based on the Project Document, intended impact and stakeholder consultations. Key considerations will be intended beneficiaries/audience, their levels of literacy, their information needs and the likely impact of publications in meeting those needs. All publications will be made accesible through IBAP, IUCN and GEF websites.

The overall M&E plan is summarized in the table below

Table 12: Project Monitoring and Evaluation Summary

| M&E activity | Frequency | Responsible | Budget (GEF funded) |
| --- | --- | --- | --- |
| Inception Workshop (IW) | Within two months of project start up | PMU / IBAP Support from IUCN | Estimated cost: USD 10,000 |
| Project Inception Report | No later than one month post IW | PMU | USD 0 Reports developed by project staff |
| Development of an M&E system and Baseline assessment | Within 3 months of project start up Within 6 months of project start up | PMU External consultants | Estimated cost: USD 30,000 |
| Analysis of progress made in terms of the project outputs and implementation | Annually, before the PIR and in the annual work plans | PMU | To be determined in the annual Work Plans Reports developed by project staff |
| Quarterly Progress Reports | Quarterly | PMU | USD 0 Reports developed by project staff |
| Annual PIR | Annual | PMU IUCN IBAP | USD 0 PIR to be developed by project staff |
| TPR | Annual | Project SC | USD 10,000 (Estimated cost per meeting: USD 2000) |
| Midterm/ Final evaluation | Mid-term (MTE) 3 months before the end of the project (TE) | Independent evaluators PMU IUCN IBAP | USD 60,000 (USD 30,000 per evaluation) |
| End of Project report | 3 months before project end | PMU IUCN IBAP | USD 0 Report developed by project staff |
| Audit | Annual | PMU IUCN | USD 15,000 |
| Site visits | Annual | IUCN IBAP Government representatives | Estimated costs: USD 15,000 |
| Total estimated costs (Excluding project personnel and IUCN agent costs and travel expenses) |  |  | USD 140,000 |

# Project financing and budget

- The overall project budget is 3,595,151 USD, excluding the PPG mission costs. It comprises the following items:

- Implementing Agency Fee: 296,847 USD;

- Activities Budget: 3,298,304 USD.

- Component 1 – Policy Identification and Development: 264,331 USD;

- Component 2 - Implementation of Restoration Programs and Complementary Initiatives: 2,292,050 USD

- Component 3 -  Institutions, Finance, and Upscaling: 239,473 USD

- Component 4 - Knowledge, Partnerships, Monitoring and Assessment: 323,450 USD

- Project Management Cost (spread over the 4 components): 179,000 USD.

- The summary of the activities’ budget is presented below. The detailed budget is provided in Appendix 2.

Table 13: Proposed Project Budget

| Activities | Details | Total (USD) |  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component 1: Policy Identification and Development |  | 264.331 |  | 96.431 | 88.300 | 59.200 | 40.200 | 40.200 | 264.331 |
| Outcome 1.1: The three targeted mangrove ecosystems benefit from a restoration strategy |  |  |  |  |  |  |  |  |  |
| Output 1.1.1 | Mangrove restoration opportunities identified in the three intervention regions |  |  |  |  |  |  |  |  |
| Activity 1.1.1.1 | Training of involved partners in participatory territorial diagnosis methodology | 44.631 |  | 36.631 | 2.000 | 2.000 | 2.000 | 2.000 | 44.631 |
| Activity 1.1.1.2 | Application of ROAM (Restoration Opportunities Assessment Methodology) in the three intervention zones | 32.100 |  | 0 | 32.100 | 0 | 0 | 0 | 32.100 |
| Activity 1.1.1.3 | Production and dissemination of maps of mangrove restoration opportunities for each restoration option | 5.000 |  | 0 | 0 | 5.000 | 0 | 0 | 5.000 |
| Output 1.1.2 | An improved strategic and regulatory framework for mangrove restoration |  |  |  |  |  |  |  |  |
| Activity 1.1.2.1 | Economic assessment of mangrove ecosystem services contributing to measure mangrove contribution to national economy | 33.600 |  | 33.600 | 0 | 0 | 0 | 0 | 33.600 |
| Activity 1.1.2.2 | Development of a mangrove restoration strategy | 11.000 |  | 0 | 0 | 11.000 | 0 | 0 | 11.000 |
| Activity 1.1.2.3 | Environmental education | 72.000 |  | 21.200 | 33.700 | 25.700 | 25.700 | 25.700 | 72.000 |
| Activity 1.1.2.4 | Identify and support local/national restoration champions | 60.000 |  | 5.000 | 17.500 | 12.500 | 12.500 | 12.500 | 60.000 |
| Activity 1.1.2.5 | Support to the Mangrove Law finalisation and approval process | 6.000 |  | 0 | 3.000 | 3.000 | 0 | 0 | 6.000 |
| Component 2: Implementation of Restoration Programs and Complementary Initiatives |  | 2.292.050 |  | 277.120 | 657.853 | 543.803 | 476.303 | 336.970 | 2.292.050 |
| Outcome 2.1: Traditional knowledge and local natural resources management systems are recognized and used for the restoration of mangrove and the rehabilitation of rice fields |  |  |  |  |  |  |  |  |  |
| Output 2.1.1 | 1,500 ha of mangroves restored, rehabilitated or replanted in the three principal agro-climatic-soil zones of the country (North, Centre and South) |  |  |  |  |  |  |  |  |
| Activity 2.1.1.1 | Development of participatory territorial diagnosis using participatory mapping | 284.700 |  | 71.220 | 63.720 | 49.920 | 49.920 | 49.920 | 284.700 |
| Activity 2.1.1.2 | Social intermediation and social dialogue to confirm the selection of areas for mangrove restoration and regeneration | 372.000 |  | 114.600 | 84.600 | 57.600 | 57.600 | 57.600 | 372.000 |
| Activity 2.1.1.3 | Development of simplified land management plans for each village | 29.000 |  | 10.000 | 19.000 | 0 | 0 | 0 | 29.000 |
| Activity 2.1.1.4 | Implementation of restoration works in rice fields identified as abandoned | 57.100 |  | 0 | 14.275 | 14.275 | 14.275 | 14.275 | 57.100 |
| Activity 2.1.1.5 | Replanting mangroves (Rhizhophora and Avicennia) in the identified areas | 67.500 |  | 0 | 16.875 | 16.875 | 16.875 | 16.875 | 67.500 |
| Activity 2.1.1.6 | Promotion of fuel-efficient improved cooking stoves and sustainable charcoal production systems | 84.000 |  | 16.800 | 16.800 | 16.800 | 16.800 | 16.800 | 84.000 |
| Activity 2.1.1.7 | Support to village committees in charge of local mangrove and forest management | 15.000 |  | 0 | 0 | 5.000 | 5.000 | 5.000 | 15.000 |
| Output 2.1.2 | 1,200 ha of mangrove or lowland rice fields rehabilitated in the three principal agro-climatic-soil zones of the country (North, Centre and South) |  |  |  |  |  |  |  |  |
| Activity 2.1.2.1 | Review of previous studies on mangrove soils | 4.000 |  | 4.000 | 0 | 0 | 0 | 0 | 4.000 |
| Activity 2.1.2.2 | Development of rice fields’ participatory diagnosis, identification of intervention measures and development of local rice fields’ rehabilitation plans | 121.000 |  | 60.500 | 60.500 | 0 | 0 | 0 | 121.000 |
| Activity 2.1.2.3 | Technical support to rehabilitate rice fields according to identified intervention measures | 659.000 |  | 0 | 164.750 | 164.750 | 164.750 | 164.750 | 659.000 |
| Activity 2.1.2.4 | Improvement of access to adapted rice seed | 140.000 |  | 0 | 53.333 | 43.333 | 43.333 | 0 | 140.000 |
| Activity 2.1.2.5 | Supporting and strengthening rice field management committees | n/a |  |  |  |  |  |  |  |
| Activity 2.1.2.6 | Promotion of human-hippopotamus and human-cattle conflict resolution linked to rice field damages | 30.000 |  | 0 | 0 | 15.000 | 15.000 | 0 | 30.000 |
| Output 2.1.3 | Adapted post-harvest technologies identified with local communities and developed according to available means |  |  |  |  |  |  |  |  |
| Activity 2.1.3.1 | Improvement of rice threshing and husking capacities | 135.000 |  | 0 | 67.500 | 67.500 | 0 | 0 | 135.000 |
| Activity 2.1.3.2 | Improvement of rice storage conditions | 24.750 |  | 0 | 8.250 | 8.250 | 8.250 | 0 | 24.750 |
| Output 2.1.4 | Mangrove restoration and rice-fields rehabilitation protocols developed and disseminated based on traditional knowledge and exploratory National Restoration Opportunities Assessment results |  |  |  |  |  |  |  |  |
| Activity 2.1.4.1 | Compilation study on best restoration and rehabilitation technical itineraries | 8.500 |  | 0 | 0 | 4.250 | 4.250 | 0 | 8.500 |
| Activity 2.1.4.2 | Publication and dissemination of technical itineraries | 5.000 |  | 0 | 0 | 0 | 0 | 5.000 | 5.000 |
| Outcome 2.2: Local communities’ livelihood resources are sustainably improved |  |  |  |  |  |  |  |  |  |
| Output 2.2.1 | Sustainable livelihood activities (vegetable production, solar evaporation salt production, oyster harvesting and cultivation, sustainable fishing) promoted in all intervention sites |  |  |  |  |  |  |  |  |
| Activity 2.2.1.1 | Development of vegetable gardening in the project intervention villages where technically feasible | 130.500 |  | 0 | 42.750 | 42.750 | 42.750 | 2.250 | 130.500 |
| Activity 2.2.1.2 | Promotion of techniques of salt production through solar evaporation | 45.000 |  | 0 | 14.250 | 14.250 | 14.250 | 2.250 | 45.000 |
| Activity 2.2.1.3 | Promotion of oyster-farming techniques | 36.000 |  | 0 | 11.250 | 11.250 | 11.250 | 2.250 | 36.000 |
| Activity 2.2.1.4 | Support to sustainable fishing | 44.000 |  | 0 | 20.000 | 12.000 | 12.000 | 0 | 44.000 |
| Component 3: Institutions, Finance, and Upscaling |  | 239.473 |  | 45.027 | 53.527 | 72.735 | 60.735 | 7.450 | 239.473 |
| Outcome 3.1: Bissau Guinean institutional and coordination capacities are strengthened in order to scale-up and finance restoration |  |  |  |  |  |  |  |  |  |
| Output 3.1.1 | Technical skills and required equipment available in national institutions (IBAP, GPC, DGA and DGFF) for the development of geo-referenced databases and the production of land use and participative management maps |  |  |  |  |  |  |  |  |
| Activity 3.1.1.1 | Training on geo-referenced database creation and management | 29.013 |  | 14.507 | 14.507 | 0 | 0 | 0 | 29.013 |
| Activity 3.1.1.2 | Support to geo-referenced database creation through required IT equipment provision | 40.000 |  | 0 | 0 | 40.000 | 0 | 0 | 40.000 |
| Activity 3.1.1.3 | Training of staff from 4 institutions (IBAP, GPC, DGA and DGFF) in restoration actions ecological monitoring | 108.890 |  | 30.520 | 39.020 | 15.950 | 15.950 | 7.450 | 108.890 |
| Output 3.1.2 | Strengthened national institutions’ capacities to access international funding for mangrove restoration |  |  |  |  |  |  |  |  |
| Activity 3.1.2.1 | Organisation of donors' visit to restoration areas | 10.000 |  | 0 | 0 | 0 | 10.000 | 0 | 10.000 |
| Activity 3.1.2.2 | Linkages between restoration champions supported under component 1 and potential investors | 10.000 |  | 0 | 0 | 0 | 10.000 | 0 | 10.000 |
| Activity 3.1.2.3 | Facilitation of access to credit / finance instrument for restoration champions / “bankable proposal” workshop | 8.000 |  | 0 | 0 | 0 | 8.000 | 0 | 8.000 |
| Activity 3.1.2.4 | Exploration of alternative and sustainable funding mechanisms to scale up restoration in the country | 11.500 |  | 0 | 0 | 5.750 | 5.750 | 0 | 11.500 |
| Activity 3.1.2.5 | Training of staff from ministries and other institutions on procedures to access international funding for restoration and Development of a bankable proposal | 22.070 |  | 0 | 0 | 11.035 | 11.035 | 0 | 22.070 |
| Component 4: Knowledge, Partnerships, Monitoring and Assessment |  | 323.450 |  | 68.550 | 54.683 | 55.883 | 46.183 | 98.150 | 323.450 |
| Outcome 4.1: The project is implemented according to result based management’s principles, lessons learned are disseminated within TRI, and applied to future operations |  |  |  |  |  |  |  |  |  |
| Output 4.1.1 | Monitoring and evaluation system implemented and providing systematic information on project progress towards expected outcomes and outputs |  |  |  |  |  |  |  |  |
| Activity 4.1.1.1 | Development and implementation of a monitoring and evaluation framework | 171.500 |  | 68.550 | 31.050 | 22.550 | 22.550 | 26.800 | 171.500 |
| Activity 4.1.1.2 | Midterm evaluation | 30.000 |  | 0 | 0 | 30.000 | 0 | 0 | 30.000 |
| Activity 4.1.1.3 | Final evaluation | 30.000 |  | 0 | 0 | 0 | 0 | 30.000 | 30.000 |
| Output 4.1.2 | Project’s good practices and lessons learnt documented and widely shared |  |  |  |  |  |  |  |  |
| Activity 4.1.2.1 | Development of lessons learned document on mangrove ecosystems knowledge and rice-fields rehabilitation techniques promoted within the framework of the project | 6.350 |  | 0 | 0 | 0 | 0 | 6.350 | 6.350 |
| Activity 4.1.2.2 | Production and dissemination of a film presenting the main results of the project and communication by local radio | 45.000 |  | 0 | 3.333 | 3.333 | 3.333 | 35.000 | 45.000 |
| Output 4.1.3 | Facilitated south-south knowledge exchanges |  |  |  |  |  |  |  |  |
| Activity 4.1.3.1 | Participation in global TRI Yearly events | 40.600 |  | 0 | 20.300 | 0 | 20.300 | 0 | 40.600 |
| SUB-TOTAL PROJECT |  | 3.119.304 |  | 487.128 | 854.363 | 731.622 | 623.422 | 482.770 | 3.119.304 |
| Project management cost |  | 179.000 |  |  |  |  |  |  |  |
| GRAND-TOTAL PROJECT |  | 3.298.304 |  | 554.928 | 882.163 | 759.422 | 651.222 | 510.570 | 3.298.304 |

# Appendix

## Annex 1: Project Work Plan timetable

| Output | Activities | Year 1 |  |  |  | Year 2 |  |  |  |  | Year 3 |  |  |  | Year 4 |  |  |  | Year 5 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 |  | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 |  | Q2 |  | Q3 |  | Q4 |
| Component 1: Policy Identification and Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 1.1.1: Mangrove restoration opportunities identified in the three intervention regions | Activity 1.1.1.1: Training of involved partners in participatory territorial diagnosis methodology |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 1.1.1.2: Application of ROAM (Restoration Opportunities Assessment Methodology) in the three intervention zones |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 1.1.1.3: Production and dissemination of maps of mangrove restoration opportunities for each restoration option |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 1.1.2: An improved strategic and regulatory framework for mangrove restoration | Activity 1.1.2.1: Economic assessment of mangrove ecosystem services contributing to measure mangrove contribution to national economy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 1.1.2.2: Development of a mangrove restoration strategy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 1.1.2.3: Environmental Education |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 1.1.2.4: Identify and support local/national restoration champions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 1.1.2.5: Support to the Mangrove Law finalisation and approval process |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 2: Implementation of Restoration Programs and Complementary Initiatives |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.1: 1,500 ha of mangroves restored, rehabilitated or replanted in the three principal agro-climatic-soil zones of the country (North, Centre and South) | Activity 2.1.1.1: Implementation of participatory territorial diagnosis using participatory mapping |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.1.2: Social intermediation and social dialogue to confirm the selection of areas for mangrove restoration and regeneration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.1.3: Development of simplified land management plans for each village |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.1.4:Implementation of restoration works in rice fields identified as abandoned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.1.5: Replanting mangroves (Rhizhophora and Avicennia) in the identified areas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.1.6: Promotion of fuel-efficient improved cooking stoves and sustainable charcoal production systems |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.1.7: Support to village committees in charge of local mangrove and forest management. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.2: 1,200 ha of mangrove or lowland rice fields rehabilitated in the three principal agro-climatic-soil zones of the country (North, Centre and South) | Activity 2.1.2.1: Review of previous studies on mangrove soils |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.2.2: Development of rice fields’ participatory diagnosis, identification of intervention measures and development of local rice fields’ rehabilitation plans |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.2.3: Technical support to rehabilitate rice fields according to identified intervention measures |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.2.4: Improvement of access to adapted rice seed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.2.5: Supporting and strengthening rice field management committees |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.2.6: Promotion of human-hippopotamus and human-cattle conflict resolution linked to rice field damages |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.3: Adapted post-harvest technologies identified with local communities and developed according to available means | Activity 2.1.3.1: Improvement of rice threshing and husking capacities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.3.2: Improvement of rice storage conditions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.4: Mangrove restoration and rice-fields rehabilitation protocols developed and disseminated based on traditional knowledge and exploratory National Restoration Opportunities Assessment results | Activity 2.1.4.1: Compilation study on best restoration and rehabilitation technical itineraries |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.1.4.2: Publication and dissemination of technical itineraries |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.2.1: Sustainable livelihood activities (vegetable production, solar evaporation salt production, oyster harvesting and cultivation, sustainable fishing) promoted in all intervention sites | Activity 2.2.1.1: Development of sustainable vegetable growing in the project intervention villages where technically feasible |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.2.1.2: Promotion of sustainable techniques of salt production through solar evaporation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.2.1.3: Promotion of sustainable oyster-farming techniques |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 2.2.1.4: Support to sustainable fishing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 3: Institutions, Finance, and Upscaling |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 3.1.1: Technical skills and required equipment available in national institutions (IBAP, GPC, DGA and DGFF) for the development of geo-referenced databases and the production of land use and participative management maps | Activity 3.1.1.1: Training on geo-referenced database creation and management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 3.1.1.2: Support to geo-referenced database creation through required IT equipment provision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 3.1.1.3: Training of agents from 4 institutions (IBAP, GPC, DGA and DGFF) in restoration actions ecological monitoring |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 3.1.2: Strengthened national institutions’ capacities to access international funding for mangrove restoration | Activity 3.1.2.1: Organisation of donors' visit to restoration areas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 3.1.2.2: Linkages between restoration champions supported under component 1 and potential investors |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 3.1.2.3: Facilitation of access to credit / finance instrument for restoration champions / “bankable proposal” workshop |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 3.1.2.4: Exploration of alternative and sustainable funding mechanisms to scale up restoration in the country |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 3.1.2.4: Training of staff from ministries and other institutions on procedures to access international funding for restoration. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 4: Knowledge, Partnerships, Monitoring and Assessment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 4.1.1: Monitoring and evaluation system implemented and providing systematic information on project progress towards expected outcomes and outputs | Activity 4.1.1.1: Development and implementation of a monitoring and evaluation framework |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 4.1.1.2: Midterm evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activity 4.1.1.3: Final evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 4.1.2: Project’s good practices and lessons learnt documented and widely shared | Activity 4.1.2.1: Development of lessons learned document on mangrove ecosystems knowledge and rice-growing techniques promoted within the framework of the project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 4.1.3: Facilitated south-south knowledge exchanges | Activity 4.1.3.1: Participation in Global TRI Yearly events |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Annex 2: Project Detailed budget

## Annex 3: Procurement plan

## Annex 4: GEF tracking tools

## Annex 5: Signed co-financing letters

- DGA cofinancing letter

- IBAP cofinancing letter

## Annex 6: Preliminary Mangrove Potential Restoration Maps

Based on preliminary consultation of local stakeholders during the PPG missions in the project intervention sites, the following maps of potential mangrove restoration and rice field rehabilitation were produced:

A. Cacheu region:

Village of Elia

Figure 11: Village of Elia: mangrove restoration zones (Green) and rice field rehabilitation zones (Yellow)

Village of Djobel

Figure 12: Village of Djobel: mangrove restoration zones (Green) and rice field rehabilitation zones (Yellow)

Village of Bolol

Figure 13: Village of Bolol: mangrove restoration zones (Green) and rice field rehabilitation zones (Yellow)

B. Region of Quinara

Village of Enxudé

Figure 14: Village of Enxudé: mangrove restoration zones (Green) and rice field rehabilitation zones (Yellow)

Villages of Djabata, Flack Cibe and Bissilom

Figure 15: Villages of Flack Cibe, Djabata and Bissilom: mangrove restoration zones (Green) and rice field rehabilitation zones (Yellow)

C. Region of Tombali

Villages of Cadique Nbitna, Cadique Maila, Cadique Nalu and Cadique Iala

Figure 16: Villages of Cadique Nbitna, Cadique Maila, Cadique Nalu and Cadique Iala: mangrove restoration zones (Green) and rice field rehabilitation zones (Yellow)

Village of Caboxanque

Figure 17: Village of Caboxanque: mangrove restoration zones (Green) and rice field rehabilitation zones (Yellow)

D. Synthesis of mangrove restoration and rice field rehabilitation potential surfaces

| Project intervention sites | Rice field rehabilitation estimated surface (ha) | Mangrove restoration estimated surface (ha) |
| --- | --- | --- |
| CACHEU | 410 | 885 |
| Elia | 214 | 236 |
| Djobel | 90 | 261 |
| Bolol | 106 | 388 |
| QUINARA | 1 119 | 418 |
| Enxudé | 446 | 124 |
| Jabada - Flack Cibe - Bissilom | 673 | 294 |
| TOMBALI | 474 | 217 |
| Cadique Nbitna | 113 | 19 |
| Cadique Maila - Cadique Nalu | 99 | 19 |
| Cadique Iala | 163 | 68 |
| Caboxanque | 100 | 110 |
| TOTAL (ha) | 2 003 | 1 519 |

## Annex 7: GEF Operational Focal Point Endorsement Letter

## Annex 8: List of stakeholders consulted during the PPG (in French)

|  | Partie Prenante | Contenu des discussions |
| --- | --- | --- |
| Niveau National |  |  |
| DGA | Carlos Mateus Tavares de Amarante – Directeur Général de l’Agriculture | - Présentation projet et mission - Initiatives et projets en cours sur les rizières - Rôles et responsabilités dans la mise en œuvre - Informations pertinentes sur les 3 zones d’intervention du projet |
| DGE | Viriato Cassama – Directeur Général de l’Environnement Joao Raimundo Lopes – Point Focal opérationnel GEF | - Point sur le projet - Présentation de la mission |
| IUCN Guinée Bissau | Nelson Dias – Responsable UICN Guinée Bissau Pierre Campredon – Conseiller technique Rui Daniel Barbosa de Andrade – Consultant | - Point sur le contenu du projet (composantes et produits) - Priorités pour l’UICN - Discussion autour du montage institutionnel du projet - Initiatives en cours et cofinancements potentiels - Sites d’intervention potentiels - Parties prenantes clés pour l’intervention |
| IBAP | Justino Biai – Chargé de programme IBAP Leonildo Alves Cardoso – Responsable planification, suivi et évaluation IBAP | - Présentation projet et mission - Initiatives et projets en cours sur les mangroves et sur la restauration - Parties prenantes clés impliquées dans la restauration des mangroves, forêts, et paysages - Rôles et responsabilités dans la mise en œuvre - Obtention d’informations sur les sites potentiels d’intervention dans les zones ciblés |
| INPA | Simao Gomes – Directeur Général de l’INPA | Point activités de recherche et production de semences |
| DGFF | Hipólito Djata – DGFF Baima Embalo – Direction generale Foret et Faune | - Présentation projet et mission - Initiatives et projets en cours sur les mangroves et sur la restauration - Parties prenantes clés impliquées dans la restauration des mangroves, forêts, et paysages - Rôles et responsabilités dans la mise en œuvre - Obtention d'informations sur les sites potentiels d'intervention dans les zones ciblés |
| AAAC | Mario Biague- Directeur générale de L'Autorité d'Evaluation Environnementaux Compètent (Ex- CAIA) | - Point sur le projet - Présentation de la mission |
| GPC | Joaozinho Sa - Directeur Nationale Cabinet de Planification Côtière Hamilton Monteiro – Cabinet de planification côtière | - Point sur activités et zones d’intervention |
| Experts | Rui Fonseca - FAO Eng Alacala - Consultant PAM Rui Nene Djata- Expert Génie Rural Appa Correia - Expert Génie Rural Justinho Viera – Ancien cadre DGA | - Présentation projet et mission - Initiatives et projets - Obtention d'informations sur les sites potentiels d'intervention dans les zones ciblés |
| Niveau Local |  |  |
| Administration Buba | Aliou Candé – Administrateur Secteur de Buba Ensa Cassama – Directeur Adjoint Agriculture Buba Martinho Nassalu – Responsable statistique DRADR Buba | - Visite de Courtoisie - Présentation mission - Présentation projet - Point sur initiatives en cours - Point sur capacités locales - Discussion villages cibles spécifiques - Recueillir leurs points de vue et avis sur les sites et axes d’intervention prioritaires pour la restauration des écosystèmes de mangroves et des rizières de mangrove abandonnées. - Collecte des points de vue et des avis sur les politiques d’intervention pour l’appui au développement social et économique des communautés locales, dans les zones du projet |
| Administration S.Domingos | Simao Pereira – Secrétaire Administrative du Secteur de S. Domingos Dembo Jassi – Délégué Agriculture par interim Secteur de Sao Domingos |  |
| Parcs Nationaux | Eng°. Fernando Biag – Directeur Parc Naturel de Cacheu (PNTC) Antonio Da Silva – Responsable PNTC Norte |  |
|  | Queba Quecuta – Directeur Parc Naturel de Cantanhez Zeca Dju – Garde local PNC |  |
|  | Joãozinho Mane – Directeur PNLC |  |
| Projets Baseline |  |  |
| PADES | Adelino das Neves Nunes Correia – Coordonnateur PADES | - Présentation projet et mission - Point sur les projets en cours et leurs activités - Rôles et responsabilités dans la mise en œuvre - Informations pertinentes sur les 3 zones d’intervention du projet - Identification de complémentarité et additionnalité potentielles |
| PPRFJ | Braima Djassi – coordonnateur PPRFJ |  |
| Deduram | Thibault Rérolle – Coordinateur projet |  |
| UE Activa | Leonor Queiroz e Melo- Coordinateur du Project UE- Activa- Axe 1 |  |
| ONG |  |  |
| Tiniguena | Miguel De Barros – Directeur Exécutif Nelson Tavares | - Point sur activités de l’ONG - Informations sur les 3 zones d’intervention (villages, caractéristiques, pertinence) |
| Kafo | Lucinio Cabral – Adjoint chef projet Deduram – ONG Kafo | - Point sur activités de l’ONG - Projet Deduram - Informations sur les zones d’intervention (villages, caractéristiques, pertinence) |
| AD | Tumane Camara – Directeur Exécutif Eugenio Jorge Mango – Coordonnateur programme AD Nord Adelino Fernandes Intchama – Collaborateur Marcelo Sambe – Agent Technique AD Nord Aboubacar Serra – Coordonnateur AD Sud | - Présentation projet et mission - Point sur les projets et activités en cours - Identification de complémentarité et additionnalité potentielles |
| Association pour un Développement Durable à Buba | Pepi Gomes – Coordinateur ONG | - Présentation projet et mission - Point sur les projets et activités en cours |
| Communautés villageoises |  |  |
| Djabada Porto |  | - Rencontre chef de village - Groupe de discussion avec les communautés sur les possibilités et contraintes liées à la restauration des mangroves et des rizières, les modalités de gestion locale du foncier et des ressources naturelles ainsi que les alternatives et options de développement économiques associées - Entretiens avec des informateurs clés pour bien connaître la zone et identifier le profil social et culturel des acteurs du site ciblé - Visites périmètres rizicoles et mangrove - En moyenne, 50% des participants aux groupes de discussion étaient des femmes |
| Cadik Nalu |  |  |
| Cadik Maila |  |  |
| Cadik N’bitana |  |  |
| Elia |  |  |
| Jobel |  |  |
| Apilho |  |  |
| Enxudé |  |  |
| Bissilao |  |  |
| Lemberem |  |  |
| Bedanda |  |  |

## Annex 9: List of participants to the validation workshop

Two GEF tracking tool indicators found in the TRI Harmonized Tracking Tool fall under this suggested child project indicator and should provide data for completing. These GEF Tracking tools are as follows: Total Lifetime Direct and Indirect GHG Emissions Avoided over Baseline (GEF SFM and CCM TT indicators).

http://www.fao.org/tc/exact/carbon-balance-tool-ex-act/en/

A GEF Tracking tool found in the TRI Harmonized Tracking Tool track policy-related progress should provide data for completing this suggested indicator. This GEF Tracking tools is as follows: Degree of support for low GHG development in policy, planning and regulations (GEF CCM TT indicator). For this indicator, progress towards adoption scale steps are defined as follows in relation to project-defined targets: (1) Above expectations; (2) On target; (3) Below Expectations; (4) Completed.

Two GEF tracking tools found in the TRI Harmonized Tracking Tool fall under this suggested child project indicator and should provide data for completing. These GEF Tracking tools are as follows: Application of integrated natural resource management (INRM) practices in wider landscapes (GEF LD TT indicator); and Land area under sustainable forest management and/or restoration practices (GEF LD TT indicator). Also note that in distinguishing hectares of land under improved management from hectares under restoration (indicator 2.1.1), indicator 2.1.3 is intended to identify those hectares where better management practices have been achieved through better enabling policy and regulatory frameworks while indicator 2.1.1 captures the subset of land where on-the-ground project-funded restoration activities are implemented. Note that the total hectares under improved management should include (overlap with) those hectares under restoration.

This indicator captures the number of people benefiting from project activities. ‘Directly benefiting' is defined here as participating in measures or receiving assistance by the project. This indicator captures e.g. the participation in trainings, the use of new methods (like improved agricultural practices), the beneficiaries from benefit sharing schemes, inclusion into early warning systems and others. The indicator covers the people directly supported in the sense that they are targeted directly by the project (i.e. with resources of the project; including financial/in-kind-contributions and co-financing by project partners). The attribution to the project should be obvious. Sex disaggregated data should be captured.

The GEF tracking tool Number and size of information events organized on the subject of desertification, land degradation and drought (DLDD) and/or DLDD synergies with climate change and biodiversity, and audience reached by media addressing DLDD and DLDD synergies (GEF LD TT indicator) falls under this child project indicator and should provide data for completing.

Source: Executive summary: Results of the in depth study about food security in rural area of Guinea Bissau, March 2011, World Food Program.

https://www.wfp.org/sites/default/files/Guinee-Bissau-Food%20Security%20assessment%20Executive%20Brief_Final_0.pdf

Source: Carbon sequestration in mangrove forests, Alongi, 2012.

https://www.researchgate.net/profile/Daniel_Alongi2/publication/274116107_Carbon_sequestration_in_mangrove_forests/links/556b926408aec22683037b84/Carbon-sequestration-in-mangrove-forests.pdf

Source: Estimation of CO2 Sequestration Rate by Mangrove Ecosystem, Y. Tateda, et al. (2005)

http://criepi.denken.or.jp/en/publications/annual/2005/05juten16.pdf

Source: IPCC, http://www.ipcc.ch/ipccreports/sres/regional/index.php?idp=30

The date of extension is unknown at this time.

Source: Carbon sequestration in mangrove forests, Alongi, 2012.

https://www.researchgate.net/profile/Daniel_Alongi2/publication/274116107_Carbon_sequestration_in_mangrove_forests/links/556b926408aec22683037b84/Carbon-sequestration-in-mangrove-forests.pdf

Usually one village own one or more mangrove rice fields delineated by a ring-dike, and including several plots owned by local people.

A 60 to 100m mangrove strip is recommended as a minimum to protect the ring-dike and the rice field; in some cases, currently, this mangrove strip is only 5 meters large or less.

Cohen-Shacham, E., Walters, G., Janzen, C. and Maginnis, S. (eds.). 2016. Nature-based Solutions to address global societal challenges. Gland, Switzerland: IUCN. xiii + 97pp.

So far, among the identified PADES intervention villages, 3 of them are targeted by both the present TRI project and the PADES: Cadique Nalu, Caboxanque (Tombali Region), and Enxude (Quinara Region).